SOUTH AFRICAN NATIONAL ROADS AGENCY SOC LIMITED

CONTRACT SANRAL R.104-010-2022/1RF

FOR CONSULTING ENGINEERING SERVICES FOR UPGRADING OF NATIONAL ROUTE R104 SECTION 1 BETWEEN SIMON VERMOOTEN (KM 15.6) AND SOLOMON MAHLANGU (KM 20.0) INTERSECTIONS

### T1.1	TENDER NOTICE AND INVITATION TO TENDER (Incorporating SBD1)

CLOSING DATE (AT 11:00): Thursday, 14 December 2023

The South African National Roads Agency SOC Limited (SANRAL) invites tenders for the provision of consulting engineering services for Consulting Engineering Services for Upgrading of National Route R104 Section 1 between Simon Vermooten (Km 15.6) to Solomon Mahlangu(Km20.0) Intersections .This project is in the province of Gauteng in the City of Tshwane Metro  and the approximate programme is for design and construction documentation to be completed by September 2025 followed by supervision of 24 months, commencing May  2026.

Only tenderers who are registered on the National Treasury Central Supplier Database and meet the minimum requirements for the key persons as stipulated in Clause C.2.1 at the tender closing date, are eligible to tender.

Joint Ventures (JV) will be allowed on condition that one JV partner is a Targeted Enterprise. The JV partner will, however, not contribute to sub-contract target for Targeted Enterprises.

TENDER DOCUMENTS

Tender documents are available from Wednesday,29 November 2023 at no cost in electronic format downloadable from the SANRAL’s website by following the link:  https://www.nra.co.za/sanral-tenders/status?region_id=national  . Tenderers must have access to Microsoft © Office 2013 and Acrobat Adobe © 9.0 or similar compatible software.

Tenderers must submit, via email, the duly completed Form A1.1 Certificate of Intention to Submit a Tender prior to Monday, 04 December 2023. Failure to submit this certificate would result in the tenderer not receiving addenda or additional issued information and may result in the tenderer being non-responsive.

TENDERER’S MEETING

Non-compulsory clarification meeting

A tender clarification briefing presentation is available to be downloaded from the SANRAL website by

the following link https://www.nra.co.za/sanral-tenders/status?region_id=national . A non- compulsory clarification briefing meeting will be held via a virtual platform on 4 December 2023 at 11h00 where the project will be presented. A link to the clarification briefing meeting will be sent to tenderers who complete and submit a Certificate of Intention to Submit a Tender (Form A1.1). A tenderer’s representative cannot represent more than one tenderer at the tender briefing meeting.

CLOSING TIME, COMPLETION AND DELIVERY OF TENDERS

The closing time and date for receipt of tenders is 11:00 on Thursday, 14 December 2023.

Telegraphic, telephonic, telex, e-mail, facsimile and late tenders will not be accepted.

Tenders may only be submitted in the format as stated in the Tender Data.

Requirements for completing, sealing, addressing, delivery, opening and assessment of tenders are stated in the Tender Data.

Queries relating to issues arising from these documents may be addressed to:

e-mail: ProcurementNR3@sanral.co.za