Annexure 1: Bid Specification:

Procurement of a Network Attached Storage (NAS) solution with the associated hardware and software maintenance and support for a period of five years.

TECHNICAL, PRICING AND PREFERENCE POINTS REQUIREMENTS

# Contents

1.	Introduction	4

2.	Background	4

3.	Scope of Bid	4

The scope of this project includes provision, installation and support of NAS servers to be deployed at the two Internet break-out points, SITA Centurion and SITA Cape Town.	4

3.1	Scope of Work	4

3.2	Delivery address	4

3.3	Customer Infrastructure and environment requirements	4

4.	Requirements	5

4.1	Product / Service / Solution Requirements	5

4.2	The bidder is expected to ensure that the solution conforms to the below requirements:	5

4.3	Service Elements	6

4.3.1	Services and performance metrics	6

Fault logging management	7

5.	Bid Evaluation Stages	8

5.1	Administrative responsiveness (Stage 1)	8

5.1.1	Attendance of briefing session	8

5.1.2	Registered Supplier	8

5.2	Technical returnable documents	9

5.2.1	Instruction and evaluation criteria	9

5.2.2	Technical mandatory requirements (Stage 2)	9

5.3	Special Conditions of Contract Verification (Stage 5)	10

5.3.1	Special Conditions of Contract	11

5.3.2	Declaration of compliance and acceptance SCC	19

5.4	Price and Preference Points Evaluation (Stage 6)	20

5.4.3	Bid Exchange Rate Conditions	21

5.4.4	Bid Pricing Schedule	21

5.5	Declaration of Acceptance	21

5.6	Preference Requirements	22

Annex A: Bidder substantiating evidence	26

6.	Technical Mandatory Requirement Evidence	26

6.1	Bidder Certification / Affiliation Requirements	26

6.2	Bidder Experience and Capability Requirements	26

6.3	Product / Service Functional Requirement	26

6.4	Preference Points Preferential Goals Evidence	27

ANNEX B: ADDENDUM 1	28

# Figures

No table of figures entries found.

# Tables

Table 1: Bid Evaluation Stages	6

Table 2: Technical Mandatory Requirements	6

Table 3: Technical Functionality Requirements	8

Table 4: References	20

Table 5: Technical Functionality Requirement evidence	21

Table 6: Presentation / Demonstration /Proof of Concept evidence	21

Table 7: B-BEE Points Allocation	21

Table 8: Preferential Goal Requirements 80/20 Preference Points system	23

Table 9: Preferential Goal Requirements 90/10 Preference Points system	26

# Introduction

The purpose of this RFB is to invite Suppliers (hereinafter referred to as “bidders”) to submit bids for the procurement of a Network Attached Storage (NAS) solution with the associated hardware and software maintenance and support for a period of five years.

# Background

The SITA provides Internet and email services for all the governments departments. These services run across a number of platforms and there is a need to ensure that the information on and configuration of the devices is securely backed up. This is done by writing the information away to the NAS devices which have been deployed at both Internet break out sites: Centurion and Cape Town. The data is written away locally and also replicated automatically daily to a reserved volume on the NAS at the other break out site i.e. The Centurion data is replicated to the Cape Town devices and vice versa. This provides the additional security of having another backup off-site.

# Scope of Bid

## The scope of this project includes provision, installation and support of NAS servers to be deployed at the two Internet break-out points, SITA Centurion and SITA Cape Town.

## Scope of Work

The scope of work for the bidders is as follow:

- Provision and Installation

NAS servers to be deployed at the two Internet break-out points, SITA Centurion and SITA Cape Town.

- Maintenance and Support: of the NAS equipment and any internal operating system upgrades (Firmware). In other words, the solution must essentially be “turnkey” and must be fully supported for 5 years

## Delivery address

The components need to be installed in the DMZ environments located in SITA Centurion and SITA Cape Town.

| No | SITA | Physical Address |
| --- | --- | --- |
|  | SITA Centurion | 1 John Vorster Road, Pretoria |
|  | SITA Cape town | Black River Park Fir Street Observatory CAPE TOWN. (Note: The Cape Town site address is subject to confirmation at time of contract) |

## Customer Infrastructure and environment requirements

Customer requirements have increased and the amount of data that needs to be backed-up has also increased significantly since the deployment of the NAS devices in 2013 and the standard of connectivity in the Government Internet Exchange area of the network (GIX) is now a minimum of 10Gbps. The NAS servers must be able to carry a minimum of 10 Gig connectivity speed.

# Requirements

## Product / Service / Solution Requirements

## The bidder is expected to ensure that the solution conforms to the below requirements:

| No. | PRODUCT OR SERVICE TECHNICAL REQUIREMENTS NOTE: The requirement is for 2 x NAS devices: one for the SITA Centurion site and one for the SITA Observatory, Cape Town, site. EACH device/site configuration must meet the following specifications: |
| --- | --- |
| 1. | Dual controller for redundancy – dual-active configuration. |
| 2. | Fully redundant power supplies per module |
| 3. | Minimum Installed capacity 250 or 300TB (usable), expandable to 600TB (usable) |
| 4. | (Actual usable capacity ie not after de-duplication or compression) |
| 5 | Must be able to support drives up to 8TB |
| 6. | Must be able to support SAS 10,000 RPM and 15,000 RPM drives |
| 7. | Must be able to support SSD |
| 8. | Must have RAID support suitable to protect against a 3-drive failure |
| 9. | Must be capable of supporting NFS (v3 and v4), iSCSI (RFC7143) and FcoE on the same controller simultaneously |
| 10 | Must be supported by FreeBSD (12.2-RELEASE and later), Debian Linux (stable version 11 bullseye) and Ubuntu Server LTS releases (16.04.1, 18.04 and later) |
| 11. | 4x100G Ethernet ports (SFP+) minimum |
| 12. | Support for dynamic/on-demand volume/LUN provisioning |
| 13. | Autonomous snapshot/delta replication to other NAS for synchronisation, not dependent on a host system |
| 14, | Ability to take a snapshot of a volume without impacting performance or losing storage space |
| 15. | Data de-duplication support at block level on file system and on the network during replication |
| 16. | Solution must be totally managed via a browser-based and platform/OS agnostic management interface without requiring add-ons/plug-ins such as Active-X, .NET, Adobe Flash or other proprietary platforms. |

## Service Elements

### Services and performance metrics

- The service provided must meet the following SLA requirement measured and calculated on a monthly basis:

- End-to-end availability of 99.8% or higher where ‘End-to-end’ means between the interface(s) at each of the SITA PoPs and the provider’s service ie, it must include the links and associated termination equipment the supplier uses to connect its nodes on site at SITA to the rest of its network. It must also include the platform itself.

- The service needs to be available and operational on a 24x7x365 basis. SITA will consider agreed upon maintenance windows as the only periods excluded from attracting penalties if the SLA is not met.

- The supplier shall provide a 24-hour contact facility with all contact facilities or media linked to the 24-hour services that will enable the bidder to respond to the required repair and support categories.  If at any time this multi media contact cannot be contacted the complaint will be logged by means of e-mail and the complaint shall be considered as accepted by the supplier at the time the e-mail was transmitted.

- The solution provided must address Incident and Problem Management as well as the associated 24x7x365 call centre functionality.

- The SLA must provide for SITA’s support team to have direct access to Senior Engineers on a 24x7x365 basis.

- The solution must provide:

- A MTTr (MAX Time to Respond) of 15 minutes

- A MTTR (MAX Time to Repair) of 2 hours

- MTTr and MTTR time measurement will commence at the time the complaint was logged

- The service parameters stipulated for Availability must still be met.

- The above will apply (with associated penalties) to any degradation of service, not only hard outages.

- If on-site changes or repairs are required, the technician / engineer must be on-site within sufficient time to ensure the required MTTR is met.

The Supplier is responsible to provide the following services as specified in the Service Breakdown Structure (SBS):

| SBS | Service Element | Service Grade | Service Level |
| --- | --- | --- | --- |
|  | Call Centre | Platinum | 24h x 7days x 52weeks |
|  | Incident Response | Normal | Maximum 15 minutes |
|  | Incident Restore | Normal | Maximum 2 hours |
|  | Availability Availability per PoP (to include the service, service platforms as well as downstream links and infrastructure at SITA premises.) | Normal | 99.8% Availability |

## Fault logging management

| Respond | Service Measure | Service Level |
| --- | --- | --- |
| Incident Management | Number of Incidents responded to within the target time. | 99% of Incidents responded to within the target time. 100% of Incidents will be responded to within the target time + 25% |
| Method | The Service Levels are measured and reported on individually from the time that the Incident is logged by Client at the Service Provider's Service Desk until the time that the Incident is accepted on the Service Provider's Service Desk. |  |
| Formula | Number of Incident tickets responded to within Service Level Target / Total number of Incident tickets responded to * 100 (Calculation - each incident is measured, Met=1, Miss = 0, If 10 incidents and 9 is met calculation is (9/10)*100=90%) |  |
| Exclusions | Incidents with respect to Infrastructure not architected for the specific priority response time, shall be reported on as KPIs. |  |
| Measurement Interval | Measured and Reported Monthly |  |
| Measurement Tool | To be done via the SITA service management tool ("ITSM") |  |

| Resolve | Service Measure | Service Level |
| --- | --- | --- |
| Incident Management | Number of Incidents responded to within the target time. | 99% of Incidents responded to within the target time. 100% of Incidents will be responded to within the target time + 25% |
| Method | The Service Levels are measured and reported on individually from the time that the Incident is logged by Client at the Service Provider's Service Desk until the time that the Incident is resolved on the Service Provider's Service Desk. In year one the Service Provider is responsible for the SITA cloud support group until the call is resolved by the SITA group including the Service Provider internal performance |  |
| Formula | Number of Incident tickets responded to within Service Level Target / Total number of Incident tickets responded to * 100 (Calculation - each incident is measured, Met=1, Miss = 0, If 10 incidents and 9 is met calculation is (9/10)*100=90%) |  |
| Exclusions | Incidents with respect to Infrastructure not architected for the specific priority response time, shall be reported on as KPIs. |  |
| Measurement Interval | Measured and Reported Monthly |  |
| Measurement Tool | To be done via the SITA service management tool ("ITSM") |  |

# Bid Evaluation Stages

The bid evaluation process consists of four stages, according to the nature of the bid. A bidder must qualify for each stage to be eligible to proceed to the next stage of the evaluation. The stages are:

Table 1: Bid Evaluation Stages

| Stage | Description | Applicable for this bid YES/NO |
| --- | --- | --- |
| Stage 1 | Administrative responsiveness | YES |
| Stage 2 | Technical Mandatory responsiveness | YES |
| Stage 3 | Special Conditions of Contract verification | YES |
| Stage 4 | Cost and Preference Points | YES |

## Administrative responsiveness (Stage 1)

### Attendance of briefing session

- A non-compulsory virtual briefing session will be held.

### Registered Supplier

- Only responses from bidders who are registered as a Supplier on National Treasury’s Central Supplier Database (CSD) in terms of National Treasury’s Instruction Note 4A of 2016/17 will be considered for award on this RFB.

- In the case of joint ventures or consortiums the bidder must demonstrate that at least one of the parties to the bid response attended the briefing session.

## Technical returnable documents

### Instruction and evaluation criteria

- The bidder must comply with ALL the requirements as per the Technical Mandatory Requirements below by providing substantiating evidence in the form of documentation or information, failing which it will be regarded as “NOT COMPLY”.

- The bidder must provide a unique reference number (e.g. binder/folio, chapter, section, page) to locate substantiating evidence in the bid response.

- The bidder must comply with ALL the TECHNICAL MANDATORY REQUIREMENTS in order for the bid response to proceed to the next stage of the evaluation.

### Technical mandatory requirements (Stage 2)

Table 2: Technical Mandatory Requirements

| Mandatory Requirements | Substantiating evidence of compliance (used to evaluate bid) | Evidence reference (to be completed by bidder) |
| --- | --- | --- |
| 1. Bidder Certification/ Affiliation Requirements |  |  |
| The bidder must be an OEM/OSM or accredited with the OEM/OSM on an enterprise level for the supply of the NAS solution. | Attach to Annex A valid documentation (certificate/letter, licence or any supporting document) as a proof of OEM/OSM accreditation on an enterprise level for the supply of the NAS solution. NB: The certificate/letter must indicate the Bidder’s name. Note 1: This bid is restricted to bidders who have been accredited for all advertised products. Note 2: SITA reserves the right to verify the information provided. | <provide unique reference to locate substantiating evidence in the bid response – see Annex A, 6.1 |
| 2. Bidder Experience and Capability Requirements |  |  |
| The bidder must have supplied, Installed, configured, maintained and supported the Network Attached Storage (NAS) solution with the associated hardware and software to at least one (1) customer in the past 5 years | Provide to Annex A reference details from at least one (1) customer to whom the Network Attached Storage (NAS) solution with the associated hardware and software was supplied, Installed, configured, maintained and supported was delivered in past five years. (a) Company name; and (b) Reference Person Name, Tel and/or email; and (c) Project Scope of Work; and (d) Project Start and End-date. NOTE (1): SITA reserves the right to verify information provided. Note (2): Failure to complete Table 6 fully as indicated above will result in disqualification. NB: SITA reserves the right to verify information provided. | <provide unique reference to locate substantiating evidence in the bid response – see Annex A, 6.2, Table 6. |

| - Product/Service Functional Requirement |  |  |
| --- | --- | --- |
| The bidder must confirm compliance to the functional Product / Service Functional requirements for the Network Attached Storage (NAS) Solution. | The bidder must confirm that they comply with the Product / Service Functional Requirements by completing Annex B: Addendum 1. | <provide unique reference to locate substantiating evidence in the bid response – see Annex B, 6.3: Addendum 1> |

## Special Conditions of Contract Verification (Stage 5)

- The successful supplier will be bound by Government Procurement: General Conditions of Contract (GCC) as well as this Special Conditions of Contract (SCC), which will form part of the signed contract with the successful Supplier. However, SITA reserves the right to include or waive the condition in the signed contract.

- SITA reserves the right to:

  - Negotiate the conditions; or

  - Automatically disqualify a bidder for not accepting these conditions; or

  - Award to multiple bidders

- In the event that the bidder qualifies the proposal with own conditions and does not specifically withdraw such own conditions when called upon to do so, SITA will invoke the rights reserved in accordance with subsection 5.3. (b) above.

### Special Conditions of Contract

#### Contracting Conditions

- Formal Contract - The supplier must enter into a formal written contract (agreement) with SITA.

- Right to Audit - SITA reserves the right, before entering into a contract, to conduct or commission an external service provider to conduct a financial audit or probity to ascertain whether a qualifying bidder has the financial wherewithal or technical capability to provide the goods and services as required by this tender.

- The supplier will be required to allocate a Service Manager to work on this account.

- The service will be SLA based, with penalties associated with failure to meet the service levels specified. These penalty credits will be commensurate with the service outages they relate to.

- Service penalty credits must be actioned automatically or by the Service Manager should the provider fail to meet the contracted targets – ie this must not be subject to SITA first requesting the credit payments.

- Change requests, RCA reports and technical information requests must be completed within the time periods as agreed in the SLA.

#### Delivery Address

- The supplier must deliver the required products or services at as indicated in Section 3.2, Delivery Address

#### Delivery schedule

- The configuration and integration must be done in a maximum of 3 months.

- The scope of work (Section 3.1) and Section 4 (Requirements) must be completed within 3 months after the contract has been awarded to two SITA DMZ environments located in Cape town and Centurion i.e. build, supply, deliver, install, configure and test.

- The Supplier is responsible to perform the work as outlined in the following Breakdown Structure (WBS):

| WBS | Statement of Work | Delivery Timeframe |
| --- | --- | --- |
|  | On award, SITA to provide purchase order to recommended bidder | Award Letter |
|  | Meet and discuss device configuration; service level agreement | Soon as PO is generated - 0ne (1) week |
|  | Discuss and finalise contract and project plan | 4 weeks |
|  | Signing of NDA and provision of vetting certification. | 4 weeks after PO received |
|  | Install, configure and test devices and solution | 3 months |

#### Services and Performance Metrics

- The bidder is responsible to provide the following services as specified in the Service 			Breakdown Structure (SBS):

| SBS | Service Element | Service Grade | Service Level |
| --- | --- | --- | --- |
|  | Call Centre | Platinum | 24h x 7days x 52weeks |
|  | Incident Response | Normal | Maximum 15 minutes |
|  | Incident Restore | Normal | Maximum 2 hours |
|  | Availability Availability per PoP (to include the service, service platforms as well as downstream links and infrastructure at SITA premises.) | Normal | 99.8% Availability |

- The solution must provide:

- A MTTr (MAX Time to Respond) of 15 minutes

- A MTTR (MAX Time to Repair) of 2 hours

- MTTr and MTTR time measurement will commence at the time the complaint was logged

- The service parameters stipulated for Availability must still be met.

- The above will apply (with associated penalties) to any degradation of service, not only hard outages.

- If on-site changes or repairs are required, the technician / engineer must be on-site within sufficient time to ensure the required MTTR is met.

- The solution provided must address Incident and Problem Management as well as the associated 24x7x365 call centre functionality.

- The SLA must provide for SITA’s support team to have direct access to Senior Engineers on a 24x7x365 basis.

#### Supplier Performance Reporting

- The Supplier will report on a weekly basis to SITA/Client during the installation and implementation phase of the project; weekly written reports are to be presented to the SITA/Client on the progress of the preceding week until installation process has been completed.

- Quarterly meetings to be scheduled between SITA/Client and service provider if required and also ADHOC meetings from both sided.

- The Supplier is required to generate regular reports as outputs during the maintenance and support cycle within the following service levels (the report type will drive the service level agreement; definition of the content of each report type will be finalised at the time of concluding the contracted service level agreement).

#### Certification, Expertise and Qualification

  - The Supplier represents that,

    - it has the necessary expertise, skill, qualifications and ability to undertake the work required in terms of the Statement of Work or Service Definition and;

    - it is committed to provide the Products or Services; and

    - perform all obligations detailed herein without any interruption to the Customer.

  - The Supplier must provide the service in a good and workmanlike manner and in accordance with the practices and high professional standards used in well-managed operations performing services similar to the Services;

  - The Supplier must perform the Services in the most cost-effective manner consistent with the level of quality and performance as defined in Statement of Work or Service Definition;

#### Logistical Conditions

- Hours of Work

  - The service requires 24 x 7 support.

- Client environment

  - In the event that SITA grants the Supplier permission to access SITA's Environment including hardware, software, internet facilities, data, telecommunication facilities and/or network facilities remotely, the Supplier must adhere to SITA's relevant policies and procedures (which policy and procedures are available to the Supplier on request) or in the absence of such policy and procedures, in terms of, best industry practice.

- Tools of Trade

  - The Supplier must bring their necessary tools of trade in order for them to perform their duties adequately.

  - The bidder is expected to use its own resources (cell phone, laptops etc) to communicate with its own offices or outside of the SITA/Client buildings, including all tools and equipment to render the services effectively.

- On-site and Remote Support.

  - The Supplier must give off-site and remote support, and only when off-site support is not sufficient, then on-site support will be required upon approval by SITA representative.

- Support and Help Desk.

  - After hours helpdesk support is required per site during weekdays including weekends and public holidays.

- Skills transfer and training

  - The Supplier must provide hands on training on the proposed solution or product to technical staff and operator to enable SITA to operate and support the product or solution after implementation.

  - The basic hands on training to be done for SITA operators and technical team.

#### Regulatory, Quality and Standards

- The Supplier must for the duration of the contract ensure compliance with ISO/IEC General Quality Standards, ISO27001, and Protection of Personal Information Act (POPIA).

- The Supplier must for the duration of the contract ensure compliance with General Quality Standards, ISO 9001

- The Supplier must for the duration of the contract ensure that the proposed product or solution conform to the list of Government

#### Security screening and security clearance requirements

  - Company security screening: The supplier may be required to undergo a company security screening conducted by the State Security Agency (SSA). Should the SSA find the supplier not suitable after the conduct of the security screening, the business relationship will be terminated. The following documentation will be required for the company security screening process to be conducted:

    - Copy of company registration documentation;

    - Copy(ies) of identity documentation of Director(s), Member(s) or Trustee(s);

    - Copy of valid tax clearance certificate.

  - Security suitability check for individuals: SITA may, at its own discretion and in line with its policies and procedures, require employees of the supplier to be subjected to a security suitability check before commencement of a project or delivering of a service. The security suitability check is conducted by SITA in order to ensure that individuals meet the minimum-security requirements and also to verify personal information. The supplier will be required to replace any employee(s) who is found to be not suitable after the conduct of the security screening. The following documentation will be required for the security suitability check:

    - Copy of identity document;

    - Copy(ies) of qualification(s) if SITA requires verification thereof;

    - Fingerprints – will be taken electronically;

    - Signed consent form for the conduct of background checks.

  - Security clearance: A security clearance, issued by either the SSA or Defence Intelligence (DI) is required if any employee of the supplier will have or may gain access to classified information throughout the duration of the project or in the process of delivering a service. The level of security clearance required – Confidential, Secret or Top Secret, will be determined at the sole discretion of SITA. The supplier will have to replace any employee who do not qualify for a security clearance or is found not suitable by the SSA or DI. The following documentation will be required for the security clearance process:

    - Completed Z204 or DD1057 security clearance application form;

    - Fingerprints;

    - Personal documentation of the applicant, including but not limited to, identity document, passport, marriage certificate (if applicable), divorce order (if applicable), qualifications, salary advice and bank statements.

#### Confidentiality and non -disclosure conditions

- The Supplier, including its management and staff, must before commencement of the Contract, sign a non-disclosure agreement regarding Confidential Information

- Confidential Information means any information or data, irrespective of the form or medium in which it may be stored, which is not in the public domain and which becomes available or accessible to a Party as a consequence of this Contract, including information or data which is prohibited from disclosure by virtue of:

  - the Promotion of Access to Information Act, 2000 (Act no. 2 of 2000);

  - being clearly marked "Confidential" and which is provided by one Party to another Party in terms of this Contract;

  - being information or data, which one Party provides to another Party or to which a Party has access because of Services provided in terms of this Contract and in which a Party would have a reasonable expectation of confidentiality;

  - being information provided by one Party to another Party in the course of contractual or other negotiations, which could reasonably be expected to prejudice the right of the non-disclosing Party;

  - being information, the disclosure of which could reasonably be expected to endanger a life or physical security of a person;

  - being technical, scientific, commercial, financial and market-related information, know-how and trade secrets of a Party;

  - being financial, commercial, scientific or technical information, other than trade secrets, of a Party, the disclosure of which would be likely to cause harm to the commercial or financial interests of a non-disclosing Party; and

  - being information supplied by a Party in confidence, the disclosure of which could reasonably be expected either to put the Party at a disadvantage in contractual or other negotiations or to prejudice the Party in commercial competition; or

  - information the disclosure of which would be likely to prejudice or impair the safety and security of a building, structure or system, including, but not limited to, a computer or communication system; a means of transport; or any other property; or a person; methods, systems, plans or procedures for the protection of an individual in accordance with a witness protection scheme; the safety of the public or any part of the public; or the security of property; information the disclosure of which could reasonably be expected to cause prejudice to the defence of the Republic; security of the Republic; or international relations of the Republic; or plans, designs, drawings, functional and technical requirements and specifications of a Party, but must not include information which has been made automatically available, in terms of the Promotion of Access to Information Act, 2000; and information which a Party has a statutory or common law duty to disclose or in respect of which there is no reasonable expectation of privacy or confidentiality;

- Notwithstanding the provisions of this Contract, no Party is entitled to disclose Confidential Information, except where required to do so in terms of a law, without the prior written consent of any other Party having an interest in the disclosure;

- Where a Party discloses Confidential Information which materially damages or could materially damage another Party, the disclosing Party must submit all facts related to the disclosure in writing to the other Party, who must submit information related to such actual or potential material damage to be resolved as a dispute;

- Parties may not, except to the extent that a Party is legally required to make a public statement, make any public statement or issue a press release which could affect another Party, without first submitting a written copy of the proposed public statement or press release to the other Party and obtaining the other Party's prior written approval for such public statement or press release, which consent must not unreasonably be withheld.

#### Guarantee and warranties

- The supplier confirms that:

  - The warranty of goods supplied under this contract remains valid for the duration of the contract after the goods were delivered, installed and commissioned with a sign off, including the clients signature

  - as at Commencement Date, it has the rights, title and interest in and to the Product or Services to deliver such Product or Services in terms of the Contract and that such rights are free from any encumbrances whatsoever;

  - the Product is in good working order, free from Defects in material and workmanship, and substantially conforms to the Specifications, for the duration of the Warranty period;

  - during the Warranty period any defective item or part component of the Product be repaired or replaced within 3 (three) days after receiving a written notice from SITA;

  - the Products is maintained during its Warranty Period at no expense to SITA;

  - the Product possesses all material functions and features required for SITA’s Operational Requirements;

  - the Product remains connected or Service is continued during the term of the Contract;

  - all third-party warranties that the Supplier receives in connection with the Products including the corresponding software and the benefits of all such warranties are ceded to SITA without reducing or limiting the Supplier’s obligations under the Contract;

  - no actions, suits, or proceedings, pending or threatened against it or any of its third-party suppliers or sub-contractors that have a material adverse effect on the Supplier’s ability to fulfil its obligations under the Contract exist;

  - SITA is notified immediately if it becomes aware of any action, suit, or proceeding, pending or threatened to have a material adverse effect on the Supplier’s ability to fulfil the obligations under the Contract;

  - any Product sold to SITA after the Commencement Date of the Contract remains free from any lien, pledge, encumbrance or security interest;

  - SITA’s use of the Product and Manuals supplied in connection with the Contract does not infringe any Intellectual Property Rights of any third party;

  - the information disclosed to SITA does not contain any trade secrets of any third party, unless disclosure is permitted by such third party;

  - it is financially capable of fulfilling all requirements of the Contract and that the Supplier is a validly organized entity that has the authority to enter into the Contract;

  - it is not prohibited by any loan, contract, financing arrangement, trade covenant, or similar restriction from entering into the Contract;

  - the prices, charges and fees to SITA as contained in the Contract are at least as favourable as those offered by the Supplier to any of its other customers that are of the same or similar standing and situation as SITA; and

  - any misrepresentation by the Supplier amounts to a breach of Contract.

#### Intellectual Property Rights

- SITA retains all Intellectual Property Rights in and to SITA's Intellectual Property. As of the Effective Date, the Supplier is granted a non-exclusive license, for the continued duration of this Contract, to perform any lawful act including the right to use, copy, maintain, modify, enhance and create derivative works of SITA's Intellectual Property for the sole purpose of providing the Products or Services to SITA pursuant to this Contract; provided that the Supplier must not be permitted to use SITA's Intellectual Property for the benefit of any entities other than SITA without the written consent of SITA, which consent may be withheld in SITA's sole and absolute discretion. Except as otherwise requested or approved by SITA, which approval is in SITA's sole and absolute discretion, the Supplier must cease all use of SITA's Intellectual Property, at of the earliest of:

  - termination or expiration date of this Contract;

  - the date of completion of the Services; and

  - the date of rendering of the last of the Deliverables

- If so required by SITA, the Supplier must certify in writing to SITA that it has either returned all SITA Intellectual Property to SITA or destroyed or deleted all other SITA Intellectual Property in its possession or under its control

- SITA, at all times, owns all Intellectual Property Rights in and to all Bespoke Intellectual Property.

- Save for the license granted in terms of this Contract, the Supplier retains all Intellectual Property Rights in and to the Supplier’s pre-existing Intellectual Property that is used or supplied in connection with the Products or Services

- Provide SITA with the compliant Occupational Health and Safety File (required on site for period of installation and proof of compliance).

#### Supplier due diligence

SITA reserves the right to conduct supplier due diligence prior to final award or at any time during the Contract period and this may include pre-announced/ non-announced site visits. During the due diligence process the information submitted by the bidder will be verified and any misrepresentation thereof may disqualify the bid or Contract in whole or parts thereof.

#### Counter Conditions

Bidders’ attention is drawn to the fact that amendments to any of the Bid Conditions or setting of counter conditions by bidders may result in the invalidation of such bids.

#### Fronting

- The SITA supports the spirit of Broad Based Black Economic Empowerment and recognizes that real empowerment can only be achieved through individuals and businesses conducting themselves in accordance with the Constitution and in an honest, fair, equitable, transparent and legally compliant manner. Against this background the SITA will not condone any form of fronting.

- The SITA, in ensuring that bidders conduct themselves in an honest manner will, as part of the bid evaluation processes, conduct or initiate the necessary enquiries/investigations to determine the accuracy of the representation made in bid documents. Should any of the fronting indicators as contained in the Guidelines on Complex Structures and Transactions and Fronting, issued by the Department of Trade and Industry, be established during such enquiry/investigation, the onus will be on the bidder / contractor to prove that fronting does not exist. Failure to do so within a period of 14 days from date of notification may invalidate the bid / contract and may also result in the restriction of the bidder/contractor to conduct business with the public sector for a period not exceeding ten (10) years, in addition to any other remedies SITA may have against the bidder/contractor concerned.

#### Business Continuity and Disaster Recovery Plans

- The bidder confirms that they have written business continuity and disaster recovery plans that define the roles, responsibilities and procedures necessary to ensure that the required services under this bid specification is in place and will be maintained continuously in the event of a disruption to the bidder’s operations, regardless of the cause of the disruption.

#### Supplier Due Diligence

- SITA reserves the right to conduct supplier due diligence prior to final award or at any time during the Contract period and this may include pre-announced / non-announced site visits. During the due diligence process the information submitted by the bidder will be verified and any misrepresentation thereof may disqualify the bid or Contract in whole or parts thereof.

#### Preference Goal Requirements conditions

- The Bidder’s commitment for the Preference Goal Requirements in this tender will be legally binding and the Bidder needs to perform against their commitment for the duration of the contract which will form part of the Contractual Agreement.

- The Bidder must sustain, or improve the company’s BBBEE Level for the duration of the contact which will form part of the Contractual Agreement.

- Performance of Preference Goal Requirements will be determined annually. Bidders must submit their Preference status report indicating progress against the Bidder’s preferential commitments within 30 days of the yearly anniversary of the contract.

- Bidders need to keep auditable substantive records / evidence and upon request by SITA/Department must be made available for audit and, or due diligence purposes.

- SITA reserves the right to require from a Bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim with regards to preferences, in any manner required by SITA.

- SITA reserves the right to verify information / evidence provided by the Bidder.

- SITA/Department reserves the right to introduce a penalty of 1% of the overall annual year spent by SITA/Department for the prior year if the Bidder fails to comply to paragraphs (a), (b) and (c) above.

### Declaration of compliance and acceptance SCC

I (we), the bidder hereby declare that I (we) accept ALL the Special Conditions of Contract as specified in par 5.3.1 above and shall comply with all stated obligations:

Name of Bidder:_____________________________	Signature: _________________________

Date:______________

## Price and Preference Points Evaluation (Stage 6)

5.4.1	Costing and Preference Evaluation

- In terms of the SITA Preferential Procurement Policy (PPP), the following preference point system is applicable to all Bids:

  - the 80/20 system (80 Price, 20 B-BBEE) for requirements with a Rand value of up to R50 000 000 (all applicable taxes included); or

  - the 90/10 system (90 Price and 10 B-BBEE) for requirements with a Rand value above R50 000 000 (all applicable taxes included).

- The Applicable Preference Point system for this tender is the 80/20 preference point system.

- Points for this tender shall be awarded for:

  - Price; and

  - Preference points for specific goals.

- The maximum points for this tender will be allocated as follows, subject to par.2.

Table 3: Points allocation

| Description | Points |
| --- | --- |
| Price | 80 |
| Preference points for specific goals | 20 |
| Total points for Price and preference points for specific goals | 100 |

5.4.2	Costing and Pricing Conditions

- South African Pricing - The total price must be VAT inclusive and be quoted in South African Rand (ZAR).

- Total Price

  - All quoted prices are the total price for the entire scope of required services and deliverables to be provided by the bidder.

  - All additional costs as well as cost of delivery, labour, S&T, overtime, etc. must be included in this bid.

  - All services, accessories, upgrades and options required by the solution or specified by the client must be included in the quoted price. If not included, suppliers will be required to supply these accessories at no cost to the client.

  - SITA reserves the right to negotiate pricing with the successful bidder prior to the award as well as envisaged quantities

- Time and Material

  - Time and Material Quotations will not form part of the total bid price.  It will be based on an ad-hoc basis as and when required by the client.

- These conditions will form part of the Contract between SITA and the bidder. However, SITA reserves the right to include or waive the condition in the Contract.

- The bidder must complete the declaration of acceptance as per par 5.5 below by marking with an “X” either “ACCEPT ALL”, or “DO NOT ACCEPT ALL”, failing which the declaration will be regarded as “DO NOT ACCEPT ALL” and the bid will be disqualified.

- Bid Pricing Schedule

# Bidders must complete the bid pricing schedule in the Excel spreadsheet format provided and include this as part their submission.

### Bid Exchange Rate Conditions

The bidders must use the exchange rate provided below to enable SITA to compare the prices provided by using the same exchange rate:

| Foreign currency | South African Rand (ZAR) exchange rate |
| --- | --- |
| 1 US Dollar | R19,21 |
| 1 Euro | R20.79 |
| 1 Pound | R23.90 |

Note (1):

The ROE indicated above is to ensure a competitive bidding process.

Note (2):

The ROE will be fluctuating. The details of the ROE fluctuation will be negotiated during the contracting stage.

### Bid Pricing Schedule

  - Bidders must complete the bid pricing schedule in the Excel spreadsheet format provided and upload this as part of their submission.

## Declaration of Acceptance

|  | ACCEPT ALL | DO NOT ACCEPT ALL |
| --- | --- | --- |
| - The bidder declares to ACCEPT ALL the Costing and Pricing conditions as specified in par 5.4.2 above by indicating with an “X” in the “ACCEPT ALL” column, or - The bidder declares to NOT ACCEPT ALL the Costing and Pricing Conditions as specified in par 5.4.2 above by - - Indicating with an “X” in the “DO NOT ACCEPT ALL” column, and; - Provide reason and proposal for each of the condition not accepted. |  |  |
| Comments by bidder: Provide the condition reference, the reasons for not accepting the condition. |  |  |

## Preference Requirements

- The bidder must complete in full all the PREFERENCE requirements.

- Allocation of points per requirements: The points allocation of bidders’ responses to the requirements will be determined by the completeness, relevance and accuracy of substantiating evidence.

- Points will be allocated for each PREFERENCE requirement as per the criteria set in each section in the table below.

- The bidder must provide a unique reference number (e.g. binder/folio, chapter, section, page) to locate substantiating evidence in the bid response. During evaluation, SITA reserves the right to treat substantiation evidence that cannot be located in the bid response, as “NOT COMPLY”. The evidence needs to be attached to ANNEX A.

- Preference Goal Requirements

- The bidder must complete in full all the PREFERENCE requirements.

- Allocation of points per requirements: The point’s allocation of bidders’ responses to the requirements will be determined by the completeness, relevance and accuracy of substantiating evidence.

- Points will be allocated for each PREFERENCE requirement as per the criteria set in each section in the table 4 below.

- The bidder must provide a unique reference number (e.g. binder/folio, chapter, section, page) to locate substantiating evidence in the bid response. During evaluation, SITA reserves the right to treat substantiation evidence that cannot be located in the bid response, as “NOT COMPLY”. The evidence needs to be attached to ANNEX B.

- Preference Goal Requirements:

  - The applicable Preference Point system for this tender and points claimed is 80/20.

  - The specific Preferential Goal Requirements for this tender is indicated in table 4 below.

  - The Bidder must complete 80/20 preference point system and submit proof or documentation required in terms of this tender.

  - The Bidder must indicate their commitment to claim points for each of the preference points by signing at par 4.5 in the Invitation to Bid document.

  - Failure on the part of a bidder to submit proof or documentation required or to comply to paragraph (d) above in terms of this tender to claim preference points for the Preference Goal Requirements for this tender, will be interpreted to mean that preference points are not claimed.

  - The Bidder’s commitment for the Preference Goal Requirements in this tender will be legally binding and the Bidder needs to perform against their commitment for the duration of the contract which will form part of the Contractual Agreement.

  - The Bidder must sustain, or improve the company’s BBBEE Level for the duration of the contact which will form part of the Contractual Agreement.

  - Performance of Preference Goal Requirements will be determined annually. Bidders must submit their Preference status report to SITA indicating progress against the Bidder’s Preferential commitments within 30 days after each quarter from the commencement date of the contract.

  - Bidders need to keep auditable substantive records / evidence and upon request by SITA must be made available for audit and, or due diligence purposes.

  - SITA reserves the right to require from a Bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim with regards to preferences, in any manner required by SITA.

  - SITA reserves the right to verify information / evidence provided by the Bidder.

  - SITA reserves the right to introduce a penalty of 1% of the overall annual year spent by SITA for the prior year if the Bidder fails to comply to paragraphs (f), (g) and (h) above.

Table 4 : Preference Goal Requirements

| Preferential Goal Requirements | Preferential Goal Requirements for (80/20) system |  |  |
| --- | --- | --- | --- |
| Preferential Goal Requirements allocated for this tender | Number of points allocated (80/20) system (To be completed by the organ of state) | Substantiating evidence and evidence reference to be completed by bidder. Evaluation per requirement: Each requirement indicated in the table below must be completed and points will be allocated based on the evidence required below for the (80/20) system | Evidence reference for the (80/20) system |
| B-BBEE Requirements |  |  |  |
| The allocation of points for bidders that meet a certain B-BBEE level as defined in the Broad-Based Black Economic Empowerment Act; | 20,0 | Evidence: The Bidder must provide a copy of relevant proof of B-BBEE status level of contributor level as defined in the Broad-Based Black Economic Empowerment Act. Points allocation: Points will be allocated in line with the BBBEE table 4 in section 5.6 | <provide unique reference to locate (80/20) system substantiating evidence in the bid response – Annex A, section 6> |
| Total Point Allocation: | 20,0 |  |  |

Table 5: B-BBEE Points as part of the Preference Goal requirements.

| B-BBEE Status Level of Contributor | Number of points (80/20 system) |
| --- | --- |
| Max # Points allocated for BBBEE as part of Total Points allocated | 20 |
| 1 | 20 |
| 2 | 18 |
| 3 | 14 |
| 4 | 12 |
| 5 | 8 |
| 6 | 6 |
| 7 | 4 |
| 8 | 2 |
| Non-compliant contributor | 0 |

Bidder substantiating evidence

# Technical Mandatory Requirement Evidence

## Bidder Certification / Affiliation Requirements

Attach a valid documentation (letter, licence or any supporting document) as a proof of OEM/OSM accreditation on an enterprise level for the supply the NAS Solution.

NB: The certificate/letter must indicate the Bidder’s name.

Note 1: This bid is restricted to bidders who have been accredited for all advertised products.

Note 2: SITA reserves the right to verify the information provided.

## Bidder Experience and Capability Requirements

Complete table below, noting that:

- Provide a reference details from at least one customer to whom the Network Attached Storage (NAS) solution with the associated hardware and software was supplied, Installed, configured, maintained and supported was delivered.

NB: SITA reserves the right to verify information provided

Table 6: References

| No | Company Name | Reference Person Name, Tel and/or email | Project Scope of Work | Project start and end date |
| --- | --- | --- | --- | --- |
| 1 | <Company name> | <Person Name> <Tel> <email> | Provide scope details of a project from a customer to whom the Network Attached Storage (NAS) solution with the associated hardware and software maintenance and support was delivered. | Start Date: End Date: |

NOTE (1):

SITA reserves the right to verify information provided.

Note (2):

Failure to complete Table 6 fully as indicated above will result in disqualification.

## Product / Service Functional Requirement

The bidder must confirm that they comply with the Product / Service Functional Requirements for the Network Attached Storage (NAS) solution by completing Annex B: Addendum 1.

## Preference Points Preferential Goals Evidence

The Bidder must:

  - Preference Goal Requirements: (80/20 system)

    - Provide a copy of relevant proof of B-BBEE status level of contributor as defined in the Broad-Based Black Economic Empowerment Act as set out in table 4 in section 4.6 and attach it here.

and,

  - Indicate their commitment to claim points for each of the preference points by signing at par 4.5 in the Invitation to Bid document.

NOTE (1):

Failure on the part of a bidder to comply to paragraphs (a) and (b) above, will be interpreted to mean that preference points are not claimed.

- ANNEX B: ADDENDUM 1

NB:  The bidder must confirm that they comply with the following Technical Mandatory Functional Requirements as indicated below as this will be legal contractual binding:

| No. | PRODUCT OR SERVICE TECHNICAL REQUIREMENTS NOTE: The requirement is for 2 x NAS devices: one for the SITA Centurion site and one for the SITA Observatory, Cape Town, and site. EACH device/site configuration must meet the following specifications: | Comply/Not comply |
| --- | --- | --- |
| 1. | Dual controller for redundancy – dual-active configuration. |  |
| 2. | Fully redundant power supplies per module |  |
| 3. | Minimum Installed capacity 250 or 300TB (usable), expandable to 600TB (usable) |  |
| 4. | (Actual usable capacity ie not after de-duplication or compression) |  |
| 5 | Must be able to support drives up to 8TB |  |
| 6. | Must be able to support SAS 10,000 RPM and 15,000 RPM drives |  |
| 7. | Must be able to support SSD |  |
| 8. | Must have RAID support suitable to protect against a 3-drive failure |  |
| 9. | Must be capable of supporting NFS (v3 and v4), iSCSI (RFC7143) and FcoE on the same controller simultaneously |  |
| 10 | Must be supported by FreeBSD (12.2-RELEASE and later), Debian Linux (stable version 11 bullseye) and Ubuntu Server LTS releases (16.04.1, 18.04 and later) |  |
| 11. | 4x100G Ethernet ports (SFP+) minimum |  |
| 12. | Support for dynamic/on-demand volume/LUN provisioning |  |
| 13. | Autonomous snapshot/delta replication to other NAS for synchronisation, not dependent on a host system |  |
| 14, | Ability to take a snapshot of a volume without impacting performance or losing storage space |  |
| 15. | Data de-duplication support at block level on file system and on the network during replication |  |
| 16. | Solution must be totally managed via a browser-based and platform/OS agnostic management interface without requiring add-ons/plug-ins such as Active-X, .NET, Adobe Flash or other proprietary platforms. |  |
| 17. | Maintenance and Support: of the NAS equipment and any internal operating system upgrades (Firmware). In other words, the solution must essentially be “turnkey” and must be fully supported for 5 years |  |

I, the bidder (Full names) …………………………………………………………. representing (company name) …………………………………………………………….. Hereby confirm that I comply with the above Technical Mandatory Requirements and understand that it will form part of the contract and is legally binding.

Thus done and signed at …………………………………….. On this………day of……………..….20….

……………………………….

Signature

Designation: ……………………………………………