Eskom Holdings SOC Ltd

Contract number ______________

project and contract title

 


	[image: image1.jpg]R Eskom






NEC3 Professional Services Contract (PSC3)
	Contract between


	Eskom Holdings SOC Ltd
(Reg No. 2002/015527/30)

	and


	_____________________________
(Reg No. _____________________ )

	for


	The Management of Partnership Agreement (PA) at Kusile Power Station Project


	
	

	Contents:
	
	No of pages

	Part C1
	Agreements & Contract Data
	15

	Part C2
	Pricing Data
	5

	Part C3
	Scope of Work:  The Scope
	7

	
	
	

	CONTRACT No.
	TBA

	
	

	
	

	
	


PART C1:
AGREEMENTS & CONTRACT DATA

	Document reference
	Title
	No of pages

	C1.1
	Form of Offer & Acceptance

	3

	C1.2a
	Contract Data provided by the Employer
	10

	C1.2b
	Contract Data provided by the Consultant

	2

	
	
	


C1.1 Form of Offer & Acceptance

Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

Management of Partnership Agreement (PA) at Kusile Power Station
The tenderer, identified in the Offer signature block, has

	either
	examined the documents listed in the Tender Data and addenda thereto as listed in the Returnable Schedules, and by submitting this Offer has accepted the Conditions of Tender.

	or
	examined the draft contract as listed in the Acceptance section and agreed to provide this Offer.


By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Consultant under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data. 

	The offered total of the Prices exclusive of VAT is 
	R 

	Value Added Tax @ 15% is
	R 

	The offered total of the Prices inclusive of VAT is
	R 

	(in words)  



If Option E or G apply, for each offered total insert in brackets, “(Not Applicable – Cost reimbursable)” 
This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Consultant in the conditions of contract identified in the Contract Data.

	Signature(s)


	
	
	

	Name(s)


	
	
	

	Capacity


	
	
	

	For the tenderer:

	

	Name & signature of witness
	(Insert name and address of organisation)
	
	Date
	

	
	


Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the Consultant the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in: 

Part C1

Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part C2

Pricing Data

Part C3

Scope of Work: The Scope

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed and signed original copy of this document, including the Schedule of Deviations (if any).  

	Signature(s)


	
	
	

	Name(s)
	
	
	

	Capacity


	
	
	

	for the Employer


	

	Name & signature of witness
	(Insert name and address of organisation)
	
	Date
	


Note: If a tenderer wishes to submit alternative tenders, use another copy of this Form of Offer and Acceptance.

Schedule of Deviations 

Note:

1.  To be completed by the Employer prior to award of contract.  This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.
2. The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

3. A tenderer’s covering letter must not be included in the final contract document.  Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

	No.
	Subject
	Details

	1
	 
	 

	2
	 
	 

	3
	 
	 

	4
	 
	 

	5
	 
	 

	6
	 
	 

	7
	 
	 

	
	
	


By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.  

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement. 

	
	For the tenderer:


	
	For the Employer



	Signature


	
	
	

	Name
	
	
	

	Capacity


	
	
	

	On behalf of
	(Insert name and address of organisation)


	
	(Insert name and address of organisation)



	Name & signature of witness
	
	
	

	Date
	
	
	


C1.2 PSC3 Contract Data

Part one - Data provided by the Employer
	Clause
	Statement
	Data

	1
	General
	

	
	The conditions of contract are the core clauses and the clauses for main Option 
	

	
	
	G:

Term contract

	
	dispute resolution Option
	W1:
Dispute resolution procedure

	
	and secondary Options 
	

	
	
	X2

Changes in the law

	
	
	X9:

Transfer of rights

	
	
	X10

Employer’s Agent

	
	
	X11:
Termination by the Employer

	
	
	X18:
Limitation of liability

	
	
	Z:

Additional conditions of contract

	
	of the NEC3 Professional Services Contract (April 2013)

	If 2005 Edition is to be used delete “April 2013” and replace with “June 2005 with amendments June 2006”. Always delete this note before finalising this Data

	
	
	

	10.1
	The Employer is (Name):
	Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa

	
	Address
	Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg

	11.2(9)
	The services are 
	Management of Partnership Agreement for Kusile Power Station

	11.2(10)
	The following matters will be included in the Risk Register
	· High rate of unemployment in local areas; 

· Political power struggles;

· Service delivery protests; and

· Perception that Eskom is not doing enough in terms of Socio economic programs / insufficient project legacy

 

	11.2(11)
	The Scope is in  
	Part 3: Scope of Work

	12.2
	The law of the contract is the law of 
	the Republic of South Africa

	13.1
	The language of this contract is 
	English

	13.3
	The period for reply is
	2 working days

	13.6
	The period for retention is 
	5 years following Completion or earlier termination.

	2
	The Parties’ main responsibilities
	

	25.2
	The Employer provides access to the following persons, places and things
	access to
	access date

	
	
	1
	Kusile Project Site  
	Start date

	
	
	2
	Kusile Personnel 
	On Request

	3
	Time
	

	31.2
	The starting date is.
	TBA

	11.2(3)
	The completion date for the whole of the services is.
	13 months 

	11.2(6)
	The key dates and the conditions to be met are:
	Condition to be met
	key date

	
	
	1
	Site Establishment
	Start date

	
	
	2
	Roll out as per timelines on implementation plan
	30 days

	31.1
	The Consultant is to submit a first programme for acceptance within 
	14 days of the Contract Date.

	32.2
	The Consultant submits revised programmes at intervals no longer than 
	7 days.

	4
	Quality
	

	40.2
	The quality policy statement and quality plan are provided within
	Four (4) weeks of the Contract Date.

	42.2
	The defects date is 
	Two (2) weeks after Completion of the whole of the services.

	5
	Payment
	

	50.1
	The assessment interval is 
	between the 20th day of each successive month.

	50.3
	The expenses stated by the Employer are
	Item
	Amount

	
	
	Refer to C2.2
	Refer to C2.2

	51.1
	The period within which payments are made is 
	Four (4) weeks.

	51.2
	The currency of this contract is the 
	South African Rand

	51.5
	The interest rate is 
	the publicly quoted prime rate of interest  charged by  Standard Bank of South Africa Limited at the time an amount payable in SA Rand was due,

and 
the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove



	6
	Compensation events
	There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data.

	7
	Rights to material
	There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data.



	8
	Indemnity, insurance and liability
	

	Insurance cover
81

81.1 The Consultant provides the insurances stated in the Insurance Table except any insurance which the Employer is to provide.

INSURANCE TABLE
Insurance against

Minimum amount of cover

period following Completion of the whole of the services or earlier termination

Liability of the Consultant for claims made against him arising out of his failure to use the skill and care normally used by professionals providing services similar to the services
Commercial and business to determine

Commercial and business to determine

Liability for death of or bodily injury to a person (not an employee of the Consultant) or loss of or damage to property resulting from an action or failure to take action by the Consultant
Loss of or damage to property

The replacement cost

Bodily injury to or death of a person

The amount required by the applicable law.

Commercial and business to determine

Liability for death of or bodily injury to employees of the Consultant arising out of and in the course of their employment in connection with this contract

The amount required by the applicable law

Commercial and business to determine

Insurances by the Employer
81

81.1 The Employer provides the insurances stated in the Insurance Table below.

The Contractor will be liable for the applicable deductible, if any.

INSURANCE TABLE

Insurance against

Minimum amount of cover or minimum limit of indemnity

Assets All Risk

As per the insurance policy document.

Project insurance

As per the insurance policy document.

General and Public Liability

As per the insurance policy document.

Environmental Liability

As per the insurance policy document.
Transport (Marine) 

As per the insurance policy document.
Motor Fleet and Mobile Plant

As per the insurance policy document.
Terrorism

As per the insurance policy document.

Cyber Liability

As per the insurance policy document.


	82.1
	The Consultant’s total liability to the Employer for all matters arising under or in connection with this contract, other than the excluded matters, is limited to 
	The total of the Prices at completion.

	9
	Termination
	There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data.



	10
	Data for main Option clause
	

	G
	Term contract
	

	21.4
	The Consultant prepares forecasts of the total Time Charge and expenses at intervals no longer than 
	On Employer’s Agent Instruction

	11
	Data for Option W1
	

	W1.1
	The Adjudicator is 
	the person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him.  (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA). 

	W1.2(3)
	The adjudicator nominating body is: 
	the Chairman of the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering. (See www.ice-sa.org.za).

	W1.4(2)
	The tribunal is: 
	Arbitration

	W1.4(5)
	The arbitration procedure is 
	the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body.

	
	The place where arbitration is to be held is
	 South Africa

	
	The person or organisation who will choose an arbitrator 

· if the Parties cannot agree a choice or
· if the arbitration procedure does not state who selects an arbitrator, is
	the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body.

	12
	Data for secondary Option clauses
	

	X2
	Changes in the law
	

	X2.1
	The law of the project is 
	Law of the Republic of South Africa

	X9
	Transfer of rights
	There is no reference to Contract Data in this Option and terms in italics used in this Option are identified elsewhere in this Contract Data.

	X10
	The Employer’s Agent
	

	X10.1
	The Employer’s Agent is
	

	
	Name:
	

	
	Address
	Kusile Power Station Project

R545 Balmoral/Kendal Road

Haartebeesfontein Farm

Witbank

	
	The authority of the Employer’s Agent is
	To carry out all the actions of the Employer in this contract.

	X18
	Limitation of liability
	

	X18.1
	The Consultant’s liability to the Employer for indirect or consequential loss is limited to:
	R0.00 (Zero Rand)

	X18.2
	The Consultant’s liability to the Employer for Defects that are not found until after the defects date is limited to:
	The total of the Prices



	X18.3
	The end of liability date is 
	Five years after Completion of the whole of the services.

	Z
	The Additional conditions of contract are
	Z1 to Z11 always apply.

	
	

	Z1
	Cession delegation and assignment

	Z1.1
	The Consultant does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer.

	Z1.2
	Notwithstanding the above, the Employer may on written notice to the Consultant cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. 

	
	

	Z2
	Joint ventures

	Z2.1
	If the Consultant constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract.

	Z2.2
	Unless already notified to the Employer, the persons or organisations notify the Employer within two weeks of the Contract Date of the key person who has the authority to bind the Consultant on their behalf.

	Z2.3
	The Consultant does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Consultant in writing.

	
	

	Z3
	Change of Broad Based Black Economic Empowerment (B-BBEE) status

	Z3.1
	Where a change in the Consultant’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Consultant’s B-BBEE status, the Consultant notifies the Employer within seven days of the change.

	Z3.2
	The Consultant is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Employer within thirty days of the notification or as otherwise instructed by the Employer.

	Z3.3
	Where, as a result, the Consultant’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Consultant’s obligation to Provide the Services.

	Z3.4
	Failure by the Consultant to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are those stated in core clause 91.  The payment on termination includes a deduction of the forecast of the additional cost to the Employer of completing the whole of the services in addition to the amounts due in terms of core clause 92.1.

	
	

	Z4
	Confidentiality

	Z4.1
	The Consultant does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Consultant, enters the public domain or to information which was already in the possession of the Consultant at the time of disclosure (evidenced by written records in existence at that time).  Should the Consultant disclose information to Others in terms of clause 23.1, the Consultant ensures that the provisions of this clause are complied with by the recipient.

	Z4.2
	If the Consultant is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Employer.

	Z4.3
	In the event that the Consultant is, at any time, required by law to disclose any such information which is required to be kept confidential, the Consultant, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure.  In the event that such protective order is not, or cannot, be obtained, then the Consultant may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed.

	Z4.4
	The taking of images (whether photographs, video footage or otherwise) of the Employer’s project works or any portion thereof, in the course of Providing the Services and after Completion, requires the prior written consent of the Employer.  All rights in and to all such images vests exclusively in the Employer.  

	
	

	Z5
	Waiver and estoppel: Add to core clause 12.3:

	Z5.1
	Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing.

	
	

	Z6
	Provision of a Tax Invoice.  Add to core clause 51

	Z6.1
	The Consultant (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment.

	
	

	Z7
	Notifying compensation events

	Z7.1
	Delete from the last sentence in core clause 61.3, “unless the Employer should have notified the event to the Consultant but did not”.

	
	

	Z8
	Employer’s limitation of liability

	Z8.1
	The Employer’s liability to the Consultant for the Consultant’s indirect or consequential loss is limited to R0.00 (zero Rand)

	
	

	Z9
	Termination: Add to core clause 90.1, at the second main bullet point, fourth sub-bullet point, after the words "against it":  

	Z9.1
	   or had a business rescue order granted against it.

	
	

	Z10
	Delay damages: Addition to secondary Option X7 Delay damages (if applicable in this contract)

	Z10.1
	If the Consultant’s payment of delay damages reaches the limits stated in this Contract Data for Option X7 or Options X5 and X7 used together, the Employer may terminate the Consultant’s obligation to Provide the Services.

	Z10.2
	If the Employer terminates in terms of this clause, the procedures on termination are those stated in core clause 91.  The payment on termination includes a deduction of the forecast of the additional cost to the Employer of completing the whole of the services in addition to the amounts due in terms of core clause 92.1.

	
	

	Z11
	Ethics


For the purposes of this Z-clause, the following definitions apply:

Affected Party
means, as the context requires, any party, irrespective of whether it is the Consultant or a third party, such party’s employees, agents, or Subconsultants or Subconsultant’s employees, or any one or more of all of these parties’ relatives or friends,

Coercive Action
means to harm or threaten to harm, directly or indirectly, an Affected Party or the property of an Affected Party, or to otherwise influence or attempt to influence an Affected Party to act unlawfully or illegally,

Collusive Action
means where two or more parties co-operate to achieve an unlawful or illegal purpose, including to influence an Affected Party to act unlawfully or illegally,

Committing Party
means, as the context requires, the Consultant, or any member thereof in the case of a joint venture, or its employees, agents, or Subconsultants or the Subconsultant’s employees, 

Corrupt Action
means the offering, giving, taking, or soliciting, directly or indirectly, of a good or service to unlawfully or illegally influence the actions of an Affected Party,

Fraudulent Action
means any unlawfully or illegally intentional act or omission that misleads, or attempts to mislead, an Affected Party, in order to obtain a financial or other benefit or to avoid an obligation or incurring an obligation, 

Obstructive Action
means a Committing Party unlawfully or illegally destroying, falsifying, altering or concealing information or making false statements to materially impede an investigation into allegations of Prohibited Action, and

"Prohibited Action"
means any one or more of a Coercive Action, Collusive Action Corrupt Action, Fraudulent Action or Obstructive Action.

Z 11.1 
A Committing Party may not take any Prohibited Action during the course of the procurement of this contract or in execution thereof. 
Z 11.2 
The Employer may terminate the Consultant’s obligation to Provide the Services if a Committing Party has taken such Prohibited Action and the Consultant did not take timely and appropriate action to prevent or remedy the situation, without limiting any other rights or remedies the Employer has. It is not required that the Committing Party had to have been found guilty, in court or in any other similar process, of such Prohibited Action before the Employer can terminate the Consultant’s obligation to Provide the Services for this reason.
Z 11.3 
If the Employer terminates the Consultant’s obligation to Provide the Services for this reason, the amounts due on termination are those intended in core clauses 92.1 and 92.2.
Z 11.4
 A Committing Party co-operates fully with any investigation pursuant to alleged Prohibited Action. Where the Employer does not have a contractual bond with the Committing Party, the Consultant ensures that the Committing Party co-operates fully with an investigation.

C1.2 Contract Data

Part two - Data provided by the Consultant
Instructions to the tendering consultant:  

1. The tendering consultant is advised to read both the NEC3 Professional Services Contract, April 2013 and the relevant parts of its Guidance Notes (PSC3-GN)
 in order to understand the implications of this Data which the tenderer is required to complete.  An example of the completed Data is provided on pages 158 & 159 of the PSC3 April 2013 Guidance Notes.  

2. The number of the clause in the PSC3 which requires the data is shown in the left hand column for each statement however other clauses may also use the same data.  

3. Whenever a cell is shaded in the left hand column it denotes this data is optional in PSC3 and would be required in relation to the option selected.  The Employer should already have made the selection and deleted the rows not required.

Completion of the data in full, according to Options chosen, is essential to create a complete contract.

	Clause
	Statement
	Data

	10.1
	The Consultant is (Name):
	

	
	Address
	

	
	Tel No.
	

	
	Fax No.
	

	22.1
	The key people are:
	

	
	1
Name:
	

	
	
Job:
	

	
	
Responsibilities:
	

	
	
Qualifications:
	

	
	
Experience:
	

	
	2
Name:
	

	
	
Job
	

	
	
Responsibilities:
	

	
	
Qualifications:
	

	
	
Experience:
	

	Only if required
	
	CV's (and further key persons data including CVs) are appended to Tender Schedule entitled.

	11.2(3)
	The completion date for the whole of the services is
	13  months 

	11.2(10)
	The following matters will be included in the Risk Register
	· High rate of unemployment in local areas; 

· Political power struggles;

· Service delivery protests; and

· Perception that Eskom is not doing enough in terms of Socio economic programs / insufficient project legacy.

	11.2(13)
	The staff rates are:
	name/designation
	Rate

	
	  
	Refer to a schedule in Part C2.2

	25.2
	The Employer provides access to the following persons, places and things
	access to
	access date

	
	
	1
	Kusile and Project  
	Start date

	
	
	2
	Kusile Personnel 
	On request

	31.1
	The programme identified in the Contract Data is
	

	50.3
	The expenses stated by the Consultant are
	Item
	Amount

	
	
	Refer to a schedule in Part C2.2
	Refer to a schedule in Part C2.2

	G
	Term contract
	

	11.2(25) 
	The task schedule is in
	Refer to a schedule in Part C2.2


Part 2: Pricing Data

PSC3 Option G

	Document reference
	Title
	No of pages

	C2.1
	Pricing assumptions : Option G
	2

	C2.2
	Staff rates, expenses and the task schedule.
	1


C2.1 Pricing assumptions: Option G

How work is priced and assessed for payment

From Option G: Term contract

	Identified and defined terms
	11

11.2
	(17) The Price for Services Provided to Date is, for each Task, the total of 

· the Time Charge for work which has been completed on time based items on the Task Schedule and

· a proportion of the lump sum price for each other item on the Task Schedule which is the proportion of work completed on that item.



	
	
	(20) The Prices are 

· the Time Charge for items described as time based on the Task Schedule and

· the lump sum price in the Task Schedule for each other item.




From the Core Clauses:

	Identified and defined terms
	11.2
	(13) The Time Charge is the sum of the products of each of the staff rates multiplied by the total staff time appropriate to that rate properly spent on work in this contract.




and

	Assessing the amount due
	50.3
	The amount due is

· the Price for Services Provided to Date,

· the amount of the expenses properly spent by the Consultant in Providing the Services and

· other amounts to be paid to the Consultant less amounts to be paid by or retained from the Consultant.

Any tax which the law requires the Employer to pay to the Consultant is included in the amount due.




In effect Option G is a cost reimbursable form of contract with work ordered by the Employer on a Task by Task basis using the Task Schedule to compile the cost of carrying out a Task.  

Expenses are calculated separately and added to the amount due for the services provided.

Staff rates and expenses

Tendering consultants are advised to consult the NEC3 Professional Services Contract Guidance Notes before entering staff rates into Contract Data, or in section C2.2 which follows. 

This is because staff rates can be established in one of three ways:

· rates for named staff,

· rates for categories of staff, or

· rates related to salaries paid to staff.

Rate adjustment for inflation, if necessary, can be based either on actual salary adjustments or by using Option X1: Price adjustment for inflation.  See pages 13 and 14 of the PSC3 Guidance Notes.

Expenses associated with employing a staff member in Providing the Services can be listed separately either by the Employer in Contract Data provided by the Employer or by the Consultant in Contract Data provided by the Consultant.  

As only the expenses listed may be claimed by the Consultant, all other cost to the Consultant associated with Providing the Services must be included within the staff rates.

Rate adjustment for inflation of expenses is explained on page 15 of the PSC3 Guidance Notes.

The function of the Task Schedule

The Task Schedule may include items of work to be paid for on a rate (Time Charge) or on a lump sum price for the item.  Any work ordered during the term of the contract – i. e. before the Completion Date – for which there is no priced item in the Task Schedule is priced using the compensation event procedure and the resulting Price is added into the Price List.  

The task schedule is prepared by the Employer for the Consultant to price, or may be prepared jointly with the Consultant.  It is typically priced in two parts as items of work to be carried out on a time basis and lump sum prices for other items of work.   The task schedule must be as complete as possible and fully representative of all the work and services which the Employer may require the Consultant to carry out.  The only unknown is when the work is to be carried out; the Task Order will be used to instruct when work to be done. 

C2.2 Staff rates, expenses & the task schedule

1. The staff rates are:

	No.
	Designation (or category) or name of staff member
	Rate per hour excluding VAT

	
	IR Director
	

	
	IR Manager x2
	

	
	IR Advisor x4
	

	
	Skills Development Advisor x2
	

	
	Legal Advisorx1
	

	
	Data Management Clerk x1
	


The expenses are:N/A
Part 3: Scope of Work

	Document reference
	Title
	No of pages

	
	This cover page
	1

	C3.2
	Consultant’s Scope


	3

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	Total number of pages
	4


C3.1: Employer’s scope

Description of the services
The scope of work that the Service Provider will be required to perform will be the following:

1. Secretariat Functions for LPF and SPF

This will include but not be limited to:

Ensure all parties give effect to decisions taken within the LPF and SPF structures and thereby ensure site labour stability;

1.1 Provide a secretariat/administrative/logistical services for the LPF Steering committee, the LPF and any LPF Negotiation Forums or Work Groups that might be established by the LPF structures, the SPF Operation Committee, the SPF and any Work Groups that may be established by the SPF structures.  The Secretariat services will include but is not limited to:

1.1.1 General administrative support to the LPF Steering Committee, the LPF, the Negotiation forum and possible LPF task teams; SPF Operations Meeting, SPF and SPF workgroups.

1.1.2 To provide logistical support to the LPF and SPF structures including but not limited to co-ordination of dates; arranging of venues etc.  In relation to all LPF structures this may also include but will not be limited to arranging accommodation and meals as per the relevant Employer’s policies limitations and or requirements.  .

1.1.3 Logistical arrangements for all meetings;

1.1.4 Establishing and maintaining a separate distribution/mailing list for both the Medupi and Kusile SPF and the LPF.  The list must be compiled and maintained in accordance with the requirements established by organised labour, the Contractors and the responsible employer’s functionary.

1.1.5 Record, and draft the minutes of the LPF and SPFs.  The secretariat will be required to present the responsible employer’s functionary with a draft of the minutes within 7 days after the meeting.  The secretariat must agree with the responsible employer’s functionary on the last day on which the minutes of the LFP Steering Committee or LPF forum must be published.  The secretariat may only issue the minutes prior to that date if instructed by the responsible employer’s functionary to do so.  

1.1.6 A draft of the SPF minutes must be submitted to all parties at least 3 days before the SPF Steering Committee (SPF operations committee) meeting.  The SPF minutes as adopted by the SPF Steering Committee and the SPF agenda must be distributed to all parties at least 3 days before the SPF Meeting, unless otherwise directed by the responsible employer’s functionary;

1.1.7 The Secretariat must provide reasonable notice to the responsible employer’s functionary of any communication it intends to send to any of the parties involved at a specific partnership forum.

1.1.8 Send out the agenda and background information prior to meetings as directed by the responsible employer’s functionaries;

1.1.9 Ensure all reports and information are available at the meetings and if required by an agreement between the parties or directed by the responsible employer’s functionary send such documentation to the parties;

1.1.10 Notify all stakeholders whose attendance is needed at various meetings.

1.1.11 Maintain an action register and perform timely follow up to ensure that the actions are closed out by the responsible party, prior to meetings;

1.1.12 Establish and maintain a separate resolution log for the LPF, the Medupi SPF and the Kusile SPF.

1.2 Apart from the Secretariat, at least two resources per site will be required to attend the LPF structure meetings.  All LPF structure meetings will be held in either in the Midrand or Woodmead areas of the Johannesburg Metro.  The LPF structures and the frequencies at which it is normally held are: LPF Steering Committee – 2 per quarter; LPF Forum meetings – 1 per quarter; Negotiation Forum or Workgroups – 4 days per year.

2. PCPF and CPF Oversight

2.1 This will include but is not limited to: Obtain the minutes of the PCPF and CPF from all contractors;

2.2 Ensure that it complies with the required format;

2.3 Track all actions emanating from the minutes and liaise with the contractors in order to ensure that the actions are closed out; thereby ensuring that all parties give effect to decisions taken within the PCPF and CPF structures and ensure site labour stability;

2.4 Proactively identify agenda items and issues raised during the CPF and PCPF meetings that may pose a risk to site labour stability and ensure that these issues are pro-actively addressed and resolved in order to mitigate any risk to labour stability.  Identify trends based on agenda items;

2.5 Report to the responsible employer’s functionary any matter that is not properly addressed or that remains unresolved or as has been a “matter arising” on the PCPF or CPF agenda for a period of more than 60 days.  It must be drafted in a report on a weekly basis.

2.6 Issue a consolidated report in a format agreed with the responsible employer’s functionary on their findings.  Such report must be issued on a monthly basis;

2.7 Where required and after consultation with the responsible employer’s functionary interact and assist the Employer’s Contracts Management Department and or the FIDIC Engineer to issue formal instructions to ensure the resolution of issues that may result in labour instability.  This must be done in a manner that will not constitute a compensation event or a variation, unless agreed to by the responsible Employers Contracts Manager.

3. Skills Development

This will include but is not limited to:

3.1 Ensure that all contractors have a relevant and applicable Site Specific Skills Plan (SSSP);

3.2 If requested by the responsible employers functionary to advice and consult Contractors on the content and drafting of a SSSP;

3.3 Evaluate the SSSP and ensure it meets the required standards;

3.4 Oversee and ensure that the Contractors have sufficiently consulted Organised Labour on the SSSP;

3.5 Audit and ensure Contractors compliance with their SSSP.  Monitor and evaluate the progress made with skills development initiatives against those stipulated in the applicable SSSP;

3.6 Ensure Contractor compliance with the quarterly reporting requirements for the SSSP;

3.7 Oversee the establishment and compliance of Contractors with the Skills Development Committees (SDC) structures;

3.8 Obtain the minutes of the Principal Contractor SDC and the Contractors SDC;

3.9 Ensure Contractor compliance with the prescribed format for the minutes of the SDC;

3.10 Track all actions emanating from the minutes and liaise with the Contractors in order to ensure that the actions are closed out; thereby ensuring that all parties give effect to decisions taken within the SDC and thereby ensure site labour stability;

3.11 Proactively identify agenda items and issues raised during the SDC meetings that may pose a risk to site labour stability and ensure that these issues are pro-actively addressed and resolved in order to mitigate any risk to labour stability;

3.12 Report to the responsible employer’s functionary any issues that are not properly addressed or that remains unresolved for a period of longer than 60 days or as determined in writing by the responsible employer’s functionary.  Such must be reported weekly and in writing.

3.13 Ensure that the Contractors provide the skills development records in the prescribed format to the Wage Bureau;

3.14 Ensure that the Contractors comply with the requirements to issue employees with valid and relevant skills development certificates;

3.15 Issue a formal report in a format agreed with Employers on findings relating to all contractor skills development responsibilities / activities.  Such must be reported monthly;

3.16 Audit all Contractors to ensure compliance.  Determine and ensure that they keep records of all skills development initiatives, in the relevant and prescribed format.  Such audits must meet the criteria for audits set out in this Scope;

3.17 Where required and after consultation with the responsible employer’s functionary interact and assist the Employer’s Contracts Management Department and or the FIDIC Engineer to issue formal instructions to enforce compliance.  This must be done in a manner that will not constitute a compensation event or a variation, unless agreed to by the responsible Employers Contracts Manager. 

4. Risks to Labour Stability

This will include but is not limited to:

4.1 Proactively identify risks to labour stability.  This will include but is not limited to issues / matters that the Consultant is reasonably expected to have identified during the performance of his duties;

4.2 Develop and implement strategies / actions to mitigate identified risk;

4.3 Engaging contractors and organised labour to resolve or mitigate such risks;

4.4 If and when required directly intervene in issues / matters that may cause a risk to labour stability.  This must be done in a manner that will not constitute a compensation event or a variation, unless agreed to by the responsible Employers Contracts Manager or directed by the responsible employers functionary;

4.5 Assess, and quantify risk associated with site labour stability at the following levels:

4.5.1 Each works package (Principal Contractor)

4.5.2 More than one contractor

4.5.3 Across site; and

4.5.4 Within the industries / labour market.

4.6 Implement and maintain methodology to identify, analyse and mitigate risks.  If required by the Employer the Consultant must develop such methodology;

4.7 Conduct a site risk assessments and track progress of the actions to mitigate the risks.  The results must be reported in writing on a weekly basis;

4.8 Conduct a works package risk assessments and track the mitigation of such risks on a monthly basis.  The results must be reported in writing on a monthly basis;

4.9 Appraise the responsible employer’s functionaries within 24 hours once any risk to labour stability has been identified.  Risk that has materialises must be reported without delay to the responsible employer’s functionaries 

5. Oversee and Enforce Compliance 

This will include but is not limited to:

5.1 Enforce and monitor Contractor’s compliance with: legislative requirements, applicable industry agreements and regulations (MEIBC, BCCEI and SMEIP), the PA, LPF policies, Employer’s policy directives, the SSA, site instructions and CMF resolutions;

5.2 Ensure compliance of contractors with established site: recruitment; mobilisation and demobilisation procedures;

5.3 Ensure compliance with Wage Bureau rules, deadlines and requirements

5.4 Attend and guide pre-qualification and kick off meetings to ensure Contractor compliance prior to mobilising to site

5.5 Oversee and ensure that all Principal Contractors audit their Sub-Contractors at least once a quarter.  Ensure all audit findings is closed out within a period that will not pose a threat to labour stability;

5.6 Perform audit in order to ensure contractors compliance.  Such audits must meet the requirements as established in this Scope;

5.7 In the event that Contractors do not implement corrective actions as agreed or in the event that a Contractor does not comply with any matter for which the Employer has zero tolerance and after consultation with the responsible employer’s functionaries, request the responsible Employer’s Contracts Manager and or the FIDIC Engineer to issue an Employer’s instruction requiring contractors to resolve the audit findings and or address the non-compliance.  This must be done in a manner that will not constitute a compensation event or a variation, unless agreed to by the responsible Employers Contracts Manager.

5.8 Issue a weekly report on all non-compliances found which may impact site labour stability; and

5.9 Issue a monthly tracking report that details progress made by Principal Contractors in relation to their audits of their sub-contractors and the closing of audits findings.

6. Managing of Site Labour Stability

This will include but is not limited to:

6.1 Strategic responding to and overseeing the Contractor’s operational management of incidents relating to Contractor labour stability and external stakeholder stability matters i.e.: Work stoppages, multi contractor industrial action, site wide industrial action, community protest action;

6.2 Formulate and after consultation with the responsible employer’s functionary issue policies and or guideline to ensure site labour stability;

6.3 Assist Contractors, trade unions and employees in resolving labour related conflict and if required intervene in order to maintain site labour stability.  If required play an active role in preventing work stoppages, industrial action or strikes on site.  This must be done in a manner that will not constitute a compensation event or a variation, unless agreed to by the responsible Employers Contracts Manager or directed by the responsible employer’s functionary;

6.4 Respond to internal and external industrial relations issues that may affect the construction works;

6.5 Convening all compulsory meetings/forums as required by the: Employers IR Policies and Procedures set out in the Commercial Contracts between the Employer and the Contractors; Employer emergency preparedness protocols, Employer’s disaster recovery management protocols, the PA, SSA and LPF policies.  Keep records and draft minutes of meetings.  Maintain notes and records in such a manner that it can be used to assess possible claims by Contractors and if necessary be submitted as relevant documentation during any future DAB case;

6.6 1Ensure that Contractors submit a comprehensive Industrial Action report as soon as possible, but in any event by no later than 7 days after any work stoppage or industrial action.  The work stoppage / industrial action report shall include the following details:

6.6.1 The time of the incident started

6.6.2 The duration of the incident

6.6.3 The time the employees had resumed work 

6.6.4 The reason/s for the Industrial Action / work stoppage

6.6.5 The Employees’ demands prior to and during the Industrial Action and management’s response
6.6.6 A complete Industrial Action diary detailing the actions, meetings and decisions of the Contractor
6.6.7 The man-hours lost (if any) per category, including supervision and management; and

6.6.8 The resolution or settlement reached

6.6.9 Capture all data in the format prescribes by the Employer.  A Comprehensive Work Stoppage Report must be issued and the Consultant must not wait for the Contractor to supply a report on the work stoppage or industrial action.  Such data must be maintained in such a manner that it can be used to assess possible claims by Contractors and if necessary be submitted as relevant documentation during any future DAB case.
6.6.10 All incidents of labour instability (Work Stoppages / Industrial action / community protest action) that impacted production must be reported in the weekly report.

6.6.11 An updated Comprehensive Work Stoppage Report must be supplied to the responsible employer’s functionaries on a monthly basis.

7. Ensuring Effective Engagement

This will include but is not limited to:

7.1 General Engagement

7.1.1 Relationship management amongst all relevant stakeholders including but not limited to: Principal Contractors, Sub Contractors, and Recognised Trade Unions and contractors employees;

7.1.2 Ensure effective communication between all parties;

7.1.3 The building of trust between the Employer and organised labour, and between the Employer and the Contractors;

7.1.4 Consult and advice Contractors and organised labour on: the interpretation and application of legislative requirements; industry agreements; collective agreements, LPF policies; Employers policies and directives.

7.2 Contractor Engagement

7.2.1 Convene, manage and administer the IR forum which is a weekly or bi-weekly engagement between the Employer and the Contractors concerning any Industrial Relations matter.

7.3 Engagements with organised labour

7.3.1 Regular informal engagements with organised labour in order to determine the labour climate identify possible risk and areas of non-compliance buy contractors etc.;

7.3.2 It also requires the establishment of information networks amongst employees and trade union representatives, in order to direct the Employer’s interventions.

7.4 Engagement with Project Execution Team and other functionaries representing the Employer

7.4.1 Oversee all industrial relations matters on the project and advise and consultation to the members of the Project Execution Team;

7.4.2 Research and keeping abreast of amendments to legislation, industry agreements to:

7.4.2.1 Ensure implementation of any changes by the contractors on site;

7.4.2.2 Advice to the Project Execution Team, Employer’s Contracts Managers and the FIDIC Engineer thereof in order to effectively deal with claims.

8. Audit Requirements

This will include but is not limited to:

8.1 IR and Skills Development Audits will be performed in accordance with an audit schedule established for a minimum period of 6 months.  The responsible employer’s functionaries may require the Medupi and Kusile audit scheduled to be integrated;

8.2 Ad hoc audits must be performed on all areas of non-compliance that has been reported by the Wage Bureau.  Such audits must ensure that the audit findings are closed out before the next pay run;

8.3 Ad hoc audits may be requested by the responsible employer’s functionaries, on any matter that falls within this Scope.

8.4 Audit procedure must comply with the ISO standards for audits or an audit procedure prescribed by the Employer;

8.5 All audit findings must be issued in writing.  It must contain corrective measures, a date on which the audit finding will be closed out.  Such must be issued after consultation with the Contractor;

8.6 A detailed log of all audit findings, dates when the findings has been made, corrective measures, dates when findings must be closed out and the status thereof, and or any other requirements as my become apparent during the process must be kept by the Consultant.  Such log and any related reports must be made available to the Employer on request or at least once a month;

8.7 Audit reports must detail: date on which audits was conducted; nature of audits findings; nature of required corrective measures; date on which corrective measures has to be implemented; status of implementation of corrective measures; and if applicable any specific actions taken to enforce compliance.

8.8 Scheduled audit reports must be submitted to the responsible employer’s functionaries in the required format within 30 days after the completion of the audit has been scheduled.  In the event that an audit runs over a period of more than one reporting month, an interim audit report must be published at the end of each reporting month.

9. Operation Statistics and Reporting

This will include but is not limited to:

9.1 Implement mechanism and require contractors and trade unions to provide information and report on all aspects that may impact labour stability.  Gather all statistics that may be required to perform trend analysis, or any other statistics that me be required responsible employer’s functionaries;

9.2 Issue reports and statistics in the form, format and frequency as determined by the responsible employer’s functionaries:  This may vary and change in accordance with the Employer’s needs and operational requirements

9.3 Weekly Report

9.3.1 Functional Areas: All areas of Employers scope excluding Skills Development.  A separate report for Skills Development must be issued.  Unless otherwise directed by the responsible employer’s functionary.

9.3.2 Format and content: - From time to time agreed with the Employer.

9.3.3 Submission deadlines: - To be submitted before 16h00 on a Thursday unless otherwise directed by the responsible employer’s functionary.

9.3.4 Content:- any aspect that this Scope requires weekly reporting; weekly activities; concerns, Risk Fault Line Diagram; risk description; risk mitigation plans; actions taken to mitigate the risk; priorities for the following week; any other matter required by the responsible employer’s functionary.

9.4 Monthly Report

9.4.1 Purpose: To report to the relevant Employers Group Executive and the relevant Governmental Departments; and to assist in assessing progress of the Consultant based on the plan submitted to the Employer

9.4.2 Functional areas: All areas of this Scope excluding Skills Development. A separate report for Skills Development must be issued.  Unless otherwise directed by the responsible employer’s functionary.

9.4.3 Format and content: - From time to time agreed with the Employer.

9.4.4 Submission deadlines: - not later than 16:00 on every 6th day of the month

9.4.5 Content: any aspect of this Scope that required monthly reporting.  Consolidation of activities; identified risk, risk mitigation plans and concerns.  It must include the following supporting documents and statistical data:

9.4.5.1 SPF Planning Briefing Note

9.4.5.2 SPF Briefing Note

9.4.5.3 Manpower compliment

9.4.5.4 Trade Unions membership

9.4.5.5 Comprehensive Work Stoppage Report

9.4.5.6 Recruitment / Mobilisation data

9.4.5.7 Demobilisation data and 6 months demobilisation forecast

9.4.5.8 None-compliances found

9.4.5.9 Skills Development data

9.4.5.10 PCPF and CPF Tracking Tool

9.4.5.11 Stability index / Risk analysis per works package and risk mitigation plans

9.4.5.12 Fault Line Diagram & Description and risk mitigation plans

9.4.5.13 Principal Contractor Auditing of Sub Contractors auditing tool

9.4.5.14 Any other report that may become necessary providing that the information is available; or could be made available;

9.5 Quarterly review reports

9.5.1 Format and content:  From time to time agreed with the Employer

9.5.2 Purpose: To report to the relevant Employers Group Executive and the relevant Governmental Departments; and to assist in assessing progress of the Consultant based on the plan submitted to the Employer.  Correction measures / Reviewing of the systems will be implemented to assist the delivery of the objectives where necessary as well as statistical requirements pertaining to skills development, mobilisation, demobilisations etc.

9.6 Ad Hoc reporting: shall submit a report on any emerging risks or issue that has arisen within not more than one day;

9.7 Any other reporting that is not included under this heading but that is referred to elsewhere in this document.

10. Record Keeping

This will include but is not limited to:

10.1 The Consultant must keep all records, data, and information confidential and backed up on SharePoint or a similar system to be approved by the Employer.

10.2 No information or document may be shared with a third party without the written consent of the responsible employer’s functionary;

10.3 The Consultant must upon the request of the Employer or the responsible employers representative hand over any data that may is kept by the Consultant;

10.4 The Consultant must hand over all records that it is required to store within 7 days after the expiry of the contract.

11. Meetings

This will include but is not limited to:

11.1 On site weekly site meetings will be convened by the responsible employer’s functionary.  It will consist of the Employer’s employees and the Consultants resources deployed at a site.  It will be compulsory for all Consultant resources unless otherwise directed by the responsible employer’s functionaries.  Such meetings will be operational in nature and will report on and co-ordinate activities;
11.2 Off-site monthly meetings may be convened by the Office of the General Manager Special Projects and Stability.  Not more than three of the consultant’s resources at Medupi and Kusile each (6 in total) may be required to attend such meetings. There may be more than one meeting per month, but will in total not require more than three resources from Medupi and Kusile each to attend more than one meeting per month.  It will be compulsory for all identified Consultant resources unless otherwise directed by the Office of the GM.  These meetings will operational in nature and may require monthly reporting, co-ordination of activities; integration of labour stability and external stakeholder stability matters.  It will be held in the Tshwane or Johannesburg Metro Areas.

11.3 Meetings of a specialist nature that requires the attendance of Consultant resources may be convened as specified elsewhere in this Scope i.e.: SPF and LPF related meetings; meetings with Employer’s Contracts manager; meetings with the FIDIC Engineer.  

11.4 Ad hoc meetings to ensure co-ordination and standardisation may be held upon request of the responsible employer’s functionaries.  Such meetings will either be held at one of the Project sites or within the Tshwane or Johannesburg Metro area.  At least four such meeting per year may be required.

11.5 Regular and hoc meetings of a general nature may be requested by either the Employer’s Agent with the Consultants Agent.  Such meetings will be chaired by the appointed Employer’s Agent.  Such meetings will be held at times and locations that suits the Parties.  It may include but is not limited to the nature and the progress of the services.  Records of these meetings shall be submitted to the Employer’s Agent within five days of the meeting by the person convening the meeting.

11.6 It may be possible to convene ad hoc meetings between the Employer’s Agents for Kusile Project and the Consultant’s Agent(s).  This may be to address issues or matters that impact both contracts.  Such meetings will be chaired by one of the appointed Employer’s Agent.  Such meetings will be held at times and locations that suits the Parties.  Records of these meetings shall be submitted to the Employer’s Agent within five days of the meeting by the person convening the meeting

11.7 All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting.   Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions

11.8 Each party will cover their own disbursement cost relating to attending any of the meetings set out in this Scope.

12. Structural Reporting

12.1 The scope of work that the Consultant will be required to perform falls within the functional area of internal stability as deployed at the Medupi and Kusile Projects.

12.2 The Consultant will be required to perform its work under the direction and control of the responsible employer’s functionaries as explained in paragraph 2.1 of this Scope.

12.3 The Project Stability Manager or Project Employee Relations Manager PERM (if the PERM is an employee of the Employer) as appointed by the Employer’s Project Directors at Kusile Project will be the responsible employers functionary in as far as it concerns daily operation on site;

12.4 Appointed Functionaries from the Office of the General Manager Special Projects and Stability (GM) will be the responsible employers functionary in as far as it relates to the LPF, co-ordination and standardising of practices across Kusile project, all reporting; issuing of instructions to Contractors or any other function of which the Consultant has been informed of in writing.

12.5 If specifically required by the responsible employers functionary the Consultant’s personnel must first obtain a mandate before taking any action, providing any consultation or advice that may influence labour stability or potentially result in a compensation event or variation of any of the works contracts.

13. Removal of Consultant Personnel

13.1 The Employer will have zero tolerance for:

13.1.1 Non-compliance or the omission by Consultant’s personnel that relates to the identification, mitigation and reporting of matters that poses a risk to labour stability;

13.1.2 Repeated non-compliance with reporting deadlines established in this Scope or as directed by the responsible employers functionary;

13.1.3 Labour instability resulting from or relating to any actions or omission by onsultant personnel that may result in labour instability;

13.1.4 Participation in unprotected industrial action / work stoppages, retardation of work;

13.1.5 Non-compliance with the Life Saving Rules issued by the Employer; and

13.1.6 Conduct that is impermissible by any legislation that is applicable to the project works, the project site or the accommodation areas.

13.2 The Employer may require the Consultant to remove temporarily or permanently (or cause to be removed) any person or person(s) employed at the project site or Works, including the Consultants Agent if applicable, who, in the opinion of the Employers Agent:

13.2.1 Is in breach of any of the actions listed for which the Employer has zero tolerance;

13.2.2 Commits any act or omission that places site labour stability at risk;

13.2.3 Has caused or did not take reasonable steps to prevent labour instability;

13.2.4 Does not comply with the provisions of this scope;

13.2.5 Has causes any of the responsible employer functionaries to lose trust in Consultant’s employee to perform the work, at the required standard, as a result of the employee’s conduct, capacity, capability and competence or to in co-operation with the Employers functionaries;

13.2.6 These provisions do not limit or derogate any other right the Employer may have under the contract.

1 EMPLOYER’S REQUIREMENTS

The Consultant is expected to complying with all the requirements governing Kusile site and other Eskom sites. Some of these requirements are:

· Emergency preparedness procedure;

· Eskom Cardinal rules and values;

· Access control procedure;

· Vehicle access control procedure; and

· SHE requirements

2 COST MANAGEMENT

The Consultant shall manage all costs and provide a 4 (four) week forecast applicable to the works in conjunction with the Employer’s inputs and approval.

New Project commitments and changes resulting in financial impacts or replacement value of the various outputs managed by the Consultant shall be discussed and agreed upon with the Employer prior to being implemented. The Consultant shall always be prudent in managing costs.

3 RISK MANAGEMENT

· The Consultant shall ensure that all risks are managed to enable the successful execution of the works

· The Employer reserves the right to perform quality audits at any time during the execution of works 

.

4 HUMAN RESOURCES 

The Consultant shall submit company profile, organogram with roles and responsibilities, contact numbers and names for each area of activity in alignment with resources outlined. All Recruitment service personnel shall have official email addresses and they must undergo medical screening, Eskom induction and Safety awareness training. Below are the resources to execute this work and minimum requirements:

	Resource
	Qualification
	Minimum years of experience
	Quantity

	Director
	Industrial Relations/LLB/Human Resources/Public Relations/Law/Labour law
	10 years
	1

	IR Managers
	Industrial Relations/LLB/Human Resources/Public Relations/Law/Labour law
	5 years
	2

	IR Advisors
	Industrial Relations/LLB/Human Resources/Public Relations/Law/Labour law
	5 years
	4

	Skills Development Advisors
	Industrial Relations/Human Resources/Public Relations
	5 years
	2

	Legal Advisor
	LLB/Law/Labour law
	5 years
	1

	Data Management Clerk
	Grade 12
	2 year
	1




5 TIMELINES

The duration of the contract is for 25 months for Kusile . The Consultant shall submit a detailed implementation plan that will talk to the duration of the contract within 30 days of award 

Records and forecasting of expenses

Records and forecasting of expenses will be required on monthly bases.
Invoicing and payment

The Consultant shall address the tax invoice to:

Eskom Holdings SOC Ltd

Group Capital Division

Kusile Power Station 

Suite 46

Postnet

Emalahleni

1035

and include on it the following information:

Name and address of the Consultant and the Employer’s Agent; 

The contract number and title;

Consultant’s VAT registration number;

The Employer’s VAT registration number 4740101508;

Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

(add other as required)

Quality management

System requirements

The Consultant shall at all times comply with and work to the Quality management Requirement's contained within the Eskom Quality Management System for Kusile Project.

Information in the quality plan

The consultant shall provide all information and records required to comply with the Eskom Quality Management System and such further information, material and records as may be requested by the Employer from time to time.

The Parties use of material provided by the Consultant
Employer’s purpose for the material

The Employer will use the material provided by the Consultant for the purpose of planning, constructing, commissioning and operating the Kusile Power Station.  The Employer may also use the material or any other purpose he deems fit.

Management of work done by Task Order

Refer to clause 55.1

Health and safety

The Consultant shall at all times comply with the health and safety requirements prescribed by law as they may apply to the services.  

The Consultant shall comply with the health and safety requirements of the Employer and the Employers specific premises.

Working on the Employer’s property

Employer’s entry and security control, permits, and site regulations

· The Consultant shall comply to the Employer’s entry and security control, permits, and site regulations

· All employees must comply to Eskom Life Saving Rules:

· Open, isolate, test, earth, bond and/or insulate before touch

· Hook up on heights

· Buckle Up

· permit to work

· Be sober

� Available from Engineering Contract Strategies Tel 011 803 3008 Fax 011 803 3009 and � HYPERLINK "http://www.ecs.co.za" �www.ecs.co.za� 


� Available from Engineering Contract Strategies Tel 011 803 3008 Fax 011 803 3009 or � HYPERLINK "http://www.ecs.co.za" �www.ecs.co.za� 







Contract
- ii -
psc3 Cover pages


