NEC3 Term Service Contract (TSC3)

| Between | ESKOM HOLDINGS SOC Ltd (Reg No. 2002/015527/30) |  |
| --- | --- | --- |
| and | [Insert at award stage] (Reg No. ___________) |  |
| for | The establishment of a three (3) year contract for the Supply, Delivery, Servicing, Calibrating, Training, Maintenance and Repair of all Hydraulic and Battery-operated Crimping and Cutting tools, for use on MV/LV Copper and Aluminium conductors in the KwaZulu Natal and Free State Operating Unit, Central-East Cluster on an as and when required basis for a period of thirty-six (36) months. |  |
| Contents: |  | No of pages |
| Part C1 | Agreements & Contract Data | 14 |
| Part C2 | Pricing Data | 5 |
| Part C3 | Scope of Work | 27 |
| CONTRACT No. | _____________________ |  |

PART C1:	AGREEMENTS & CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 | This cover page Form of Offer and Acceptance [to be inserted from Returnable Documents at award stage] | 1 3 |
| C1.2a | Contract Data provided by the Employer | 9 |
| C1.2b | Contract Data provided by the Contractor | 1 |

C1.1 Form of Offer & Acceptance

Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

The establishment of a three (3) year contract for the Supply, Delivery, Servicing, Calibrating, Training, Maintenance and Repair of all Hydraulic and Battery-operated Crimping and Cutting tools, for use on MV/LV Copper and Aluminium conductors in the KwaZulu Natal and Free State Operating Unit, Central-East Cluster on an as and when required basis for a period of thirty-six (36) months.

The tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the tenderer under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

Delete the row for the Options which do not apply

| Options A or C | The offered total of the Prices exclusive of VAT is | RATES BASED |
| --- | --- | --- |
|  | Sub total | RATES BASED |
|  | Value Added Tax @ 15% is | RATES BASED |
|  | The offered total of the amount due inclusive of VAT is | RATES BASED |
|  | RATES BASED |  |

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the tenderer in the conditions of contract identified in the Contract Data.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the tenderer the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1		Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part C2		Pricing Data

Part C3		Scope of Work: Service Information

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed and signed original copy of this document, including the Schedule of Deviations (if any).

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| for the Employer |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

Note: If a tenderer wishes to submit alternative tenders, use another copy of this Form of Offer and Acceptance.

Schedule of Deviations to be completed by the Employer prior to contract award

Note:

- This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.

- The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

- A tenderer’s covering letter must not be included in the final contract document.  Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

| No. | Subject | Details |
| --- | --- | --- |
| 1 | [●] | [●] |
| 2 | [●] | [●] |
| 3 | [●] | [●] |
| 4 | [●] | [●] |
| 5 | [●] | [●] |
| 6 | [●] | [●] |
| 7 | [●] | [●] |

By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement.

|  | #### For the tenderer: |  | #### For the Employer |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Name |  |  |  |
| Capacity |  |  |  |
| On behalf of | (Insert name and address of organisation) |  |  |
| Name & signature of witness |  |  |  |
| Date |  |  |  |

C1.2 TSC3 Contract Data

Part C1.2a - Data provided by the Employer

| Clause |  | Statement | Data |  |
| --- | --- | --- | --- | --- |
| 1 |  | General |  |  |
|  |  | The conditions of contract are the core clauses and the clauses for main Option: |  |  |
|  |  |  | A: Priced contract with price list |  |
|  |  | dispute resolution Option | W1: Dispute resolution procedure |  |
|  |  | and secondary Options |
|  |  |  | X1: Price adjustment for inflation |  |
|  |  |  | X2 Changes in the law X13 : Performance Bond |  |
|  |  |  | X17: Low service damages |  |
|  |  |  | X18: Limitation of liability |  |
|  |  |  | X19: Task Order X20 : Key performance indicators |  |
|  |  |  | Z: Additional conditions of contract |  |
|  |  | of the NEC3 Term Service Contract April 2013 (TSC3) | If 2005 Edition is to be used delete “April 2013” and replace with “June 2005 with amendments June 2006”. Always delete this note before finalising this Data |  |
| 10.1 |  | The Employer is (name): | Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa |  |
|  |  | Address | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |
| 10.1 |  | The Service Manager is (name): | Lwazi Nzama |  |
|  |  | Address | 25 Valley View Road, New Germany, 3620, KZN South Africa |  |
|  |  | Tel e-mail | 031 710 5328 nzamalw@eskom.co.za |  |
| 11.2(2) |  | The Affected Property is | KwaZulu Natal and Free State Operating Unit, Central-East Cluster |  |
| 11.2(13) |  | The service is | The establishment of a three (3) year contract for the Supply, Delivery, Servicing, Calibrating, Training, Maintenance and Repair of all Hydraulic and Battery-operated Crimping and Cutting tools, for use on MV/LV Copper and Aluminium conductors in the KwaZulu Natal and Free State Operating Unit, Central-East Cluster on an as and when required basis for a period of thirty-six (36) months. |  |
| 11.2(14) |  | The following matters will be included in the Risk Register | Late deliveries Changes in the Law |  |
| 11.2(15) |  | The Service Information is in | Part 3: Scope of Work and all documents to which it makes reference. |  |
| 12.2 |  | The law of the contract is the law of | the Republic of South Africa |  |
| 13.1 |  | The language of this contract is | English |  |
| 13.3 |  | The period for reply is | One (1) week |  |
| 2 |  | The tenderer’s main responsibilities | Data required by this section of the core clauses is also provided by the tenderer in Part 2 and terms in italics used in this section are identified elsewhere in this Contract Data |  |
| 21.1 |  | The tenderer submits a first plan for acceptance within | One (1) month prior to the starting date of the Contract Date |  |
| 3 |  | Time |  |  |
| 30.1 |  | The starting date is. | TBA |  |
| 30.1 |  | The service period is | 3 years |  |
| 4 |  | Testing and defects | As per requirements stated in the Service Information |  |
| 5 |  | Payment |  |  |
| 50.1 |  | The assessment interval is | between the 25th day of each successive month. |  |
| 51.1 |  | The currency of this contract is the | South African Rand |  |
| 51.2 |  | The period within which payments are made is | Four (4) weeks. |  |
| 51.4 |  | The interest rate is | (i) the publicly quoted prime rate of interest (calculated on a 365 day year) charged by from time to time by the Standard Bank of South Africa Limited (as certified, in the event of any dispute, by any manager of such bank, whose appointment it shall not be necessary to prove) for amounts due in Rands and (ii) the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter (and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove. |  |
| 6 |  | Compensation events | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |
| 7 |  | Use of Equipment Plant and Materials | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |
| 8 |  | Risks and insurance |  |  |
| 80.1 |  | These are additional Employer's risks | 1. None |  |
| 83.1 |  | The Employer provides these insurances from the Insurance Table | As stated for in the Annual tenderer All Risk Insurance Policy (Format A) available on request form Eskom Group Insurance. |  |
| 83.1 |  | The Employer provides these additional insurances | As stated for in the Employer`s Assets All Risk Insurance Policy |  |
| 83.1 |  | The tenderer provides these additional insurances: | Whatever the tenderer deems necessary in addition to that provided by the Employer |
| 83.1 |  | The minimum amount of cover for insurance against loss and damage caused by the tenderer to the Employer’s property is | The amount of the deductibles in the sum of R 500 000.00 (Five hundred Thousand Rand) per event and without limit to the number of events that may arise during the course of the Contract. |  |
| 83.1 |  | The minimum amount of cover for insurance in respect of loss of or damage to property (except the Employer’s property, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the tenderer arising from or in connection with the tenderers Providing the Service for any one event is: | whatever the tenderer deems necessary in addition to that provided by the Employer. |  |
| 83.1 |  | The minimum limit of indemnity for insurance in respect of death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract for any one event is: | As prescribed by the Compensation for Occupational Injuries and Diseases Act No. 130 of 1993 and the Contractor’s common law liability for people falling outside the scope of the Act with a limit of Indemnity of not less than R500 000 (Five hundred thousand Rands). |  |
| 9 |  | Termination | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data. |  |
| 10 |  | Data for main Option clause |  |  |
| A |  | Priced contract with price list |  |  |
| 20.5 |  | The Contractor prepares forecasts of the final total of the Prices for the whole of the service at intervals no longer than | Four(4) weeks |  |
| 11 |  | Data for Option W1 |  |  |
| W1.1 |  | The Adjudicator | the person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA). |
| W1.2(3) |  | The Adjudicator nominating body is: | the Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body. |  |
| W1.4(2) |  | The tribunal is: | Arbitration |  |
| W1.4(5) |  | The arbitration procedure is | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |  |
|  |  | The place where arbitration is to be held is | KwaZulu Natal Province South Africa |  |
|  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is | the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body. |  |
| 12 |  | Data for secondary Option clauses |  |  |
| X1 |  | Price adjustment for inflation |  |  |
| X1.1 |  | The base date for indices is | TBA The rates can be adjusted using CPI after the anniversary of the contract, upon application from the Contractor and approval by the Service Manager. |  |
| X2 |  | Changes in the law | There is no reference to Contract Data in this Option and terms in italics are identified elsewhere in this Contract Data. |  |
| X17 |  | Low service damages |  |  |
| X17.1 |  | The service level table is in | The Service Information C3.1 - 2.14 |  |
| X18 |  | Limitation of liability |  |  |
| X18.1 |  | The Contractor’s liability to the Employer for indirect or consequential loss is limited to | Value of the Contract |  |
| X18.2 |  | For any one event, the Contractor’s liability to the Employer for loss of or damage to the Employer’s property is limited to | the amount of the deductibles relevant to the event described in the “Format A” insurance policy available on request from Eskom Group Insurance |  |
| X18.3 |  | The Contractor’s liability for Defects due to his design of an item of Equipment is limited to | The greater of - the total of the Prices at the Contract Date and the amounts excluded and unrecoverable from the Employer’s insurance (other than the resulting physical damage to the Employer’s property which is not excluded) plus the applicable deductibles in the Employer’s assets and works / maintenance policies available on request from Eskom Group Insurance |  |
| X18.4 |  | The Contractor’s total liability to the Employer, for all matters arising under or in connection with this contract, other than the excluded matters, is limited to | the total of the Prices other than for the additional excluded matters. The Contractor’s total liability for the additional excluded matters is not limited. The additional excluded matters are amounts for which the Contractor is liable under this contract for - loss of or damage to property (other than the Employer’s property, Plant and Materials), - death of or injury to a person and - infringement of an intellectual property right. |  |
| X18.5 |  | The end of liability date is | Six (6) months after the end of the service period. |  |
| X19 |  | Task Order |  |  |
| X19.5 |  | The Contractor submits a Task Order programme to the Service Manager within | By mutual agreement from date of receiving Task Order |  |
| Z |  | The additional conditions of contract are | Z1 to Z11 always apply. |  |
| Z1 | Cession delegation and assignment |  |  |
| Z1.1 | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |  |
| Z1.2 | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. |  |  |
| Z2 | Joint ventures |  |  |
| Z2.1 | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract. |  |  |
| Z2.2 | Unless already notified to the Employer, the persons or organisations notify the Service Manager within two weeks of the Contract Date of the key person who has the authority to bind the Contractor on their behalf. |  |  |
| Z2.3 | The Contractor does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Contractor in writing. |  |  |
| Z3 |  | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |
| Z3.1 |  | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |
| Z3.2 |  | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Service Manager within thirty days of the notification or as otherwise instructed by the Service Manager. |  |
| Z3.3 |  | Where, as a result, the Contractor’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Service. |  |
| Z3.4 |  | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are P1, P2 and P4 as stated in clause 92, and the amount due is A1 and A3 as stated in clause 93. |  |
| Z4 | Ethics |  |  |
| Z4.1 | Any offer, payment, consideration, or benefit of any kind made by the Contractor, which constitutes or could be construed either directly or indirectly as an illegal or corrupt practice, as an inducement or reward for the award or in execution of this contract constitutes grounds for terminating the Contractor’s obligation to Provide the Service or taking any other action as appropriate against the Contractor (including civil or criminal action). |  |  |
| Z4.2 | The Employer may terminate the Contractor’s obligation to Provide the Service if the Contractor (or any member of the Contractor where the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations) is found guilty by a competent court, administrative or regulatory body of participating in illegal or corrupt practices. Such practices include making of offers, payments, considerations, or benefits of any kind or otherwise, whether in connection with any procurement process or contract with the Employer or other people or organisations and including in circumstances where the Contractor or any such member is removed from the an approved vendor data base of the Employer as a consequence of such practice. |  |  |
| Z4.3 | Notwithstanding the provisions of core clause 90.2, the procedures on termination in terms of this clause are P1, P2 and P4 as stated in the core clause 92 and the amount due is A1 and A3 as stated in core clause 93. |  |  |
| Z5 | Confidentiality |  |  |
| Z5.1 | The Contractor does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to Others in terms of clause 25.1, the Contractor ensures that the provisions of this clause are complied with by the recipient. |  |  |
| Z5.2 | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Service Manager. |  |  |
| Z5.3 | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |  |  |
| Z5.4 | The taking of images (whether photographs, video footage or otherwise) of the Affected Property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |  |  |
| Z5.5 | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |  |  |
| Z6 | Waiver and estoppel: Add to core clause 12.3: |  |  |
| Z6.1 | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, the Service Manager or the Adjudicator does not constitute a waiver of rights and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |
| Z7 |  | Health, safety and the environment: Add to core clause 27.4 |  |
| Z7.1 |  | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - accepts that the Employer may appoint him as the “Principal Contractor” (as defined and provided for under the Construction Regulations 2014 (promulgated under the Occupational Health & Safety Act 85 of 1993) (“the Construction Regulations”) for the Affected Property; - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of the service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his SubContractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |
| Z7.2 |  | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his SubContractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |
| Z8 | Provision of a Tax Invoice Add to core clause 51 |  |  |
| Z8.1 | Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the amount due for payment equal to that stated in the payment certificate. |  |  |
| Z8.2 | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. |  |  |
| Z8.3 | The Contractor (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |  |  |
| Z9 | Notifying compensation events |  |  |
| Z9.1 | Delete the last paragraph of core clause 61.3 and replace with: If the Contractor does not notify a compensation event within eight weeks of becoming aware of the event, he is not entitled to a change in the Prices. |  |  |
| Z10 | Employer’s limitation of liability |  |  |
| Z10.1 | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand) |  |  |
| Z10.2 | The Contractor’s entitlement under the indemnity in 82.1 is provided for in 60.1(12) and the Employer’s liability under the indemnity is limited to compensation as provided for in core clause 63 and X19.11 if Option X19 Task Order applies to this contract. |  |  |
| Z11 | Termination: Add to core clause 91.1, at the second main bullet point, fourth sub-bullet point, after the words "against it": |  |  |
| Z11.1 | or had a business rescue order granted against it. |  |  |

Annexure A:	Insurance provided by the Employer

These notes are provided as guidance to tendering Contractors and the Contractor about the insurance provided by the Employer.

- Services provided in a TSC3 contract could include some element of construction or refurbishment as well as a continuous maintenance or operational service activity.  If an event occurs which causes loss or damage, a claim could be made either against the Employer’s “works” type policy which may be in place for the Employer’s portion of the Affected Property concerned or against the Employer’s assets policy which may be in place for the Employer’s portion of the Affected Property concerned, or both.

- The cover provided and the deductibles under the works policy are different to those under the assets policy.   Each policy has a range of applicable deductibles depending on the location of the Affected Property and the nature of the insurable event.

- Tendering Contractors should note that cover provided by the Employer is only per the policies available on the internet web link listed below and may not be the cover required by the tendering Contractor or as intended by each of the listed insurances in the left-hand column of the Insurance Table in clause 83.2.  In terms of clause 83.1 “the Contractor provides the insurances stated in the Insurance Table except any insurance which the Employer is to provide”.  Hence the Contractor provides insurance which the Employer does not provide and in cases where the Employer does provide insurance the Contractor insures for the difference between what the Insurance Table requires and what the Employer provides.

- Further information and full details of all Eskom provided policies and procedures may be obtained from: Eskom Group Insurance.

C1.2 Contract Data

Part C1.2b - Data provided by the Contractor

| Clause | Statement | Data |
| --- | --- | --- |
| 10.1 | The Contractor is (Name): |  |
|  | Address |  |
|  | Tel No. |  |
|  | Fax No. |  |
| 11.2(8) | The direct fee percentage is | 0% |
|  | The subcontracted fee percentage is | 0% |
| 11.2(14) | The following matters will be included in the Risk Register |  |
| 11.2(15) | The Service Information for the Contractor’s plan is in: |  |
| 21.1 | The plan identified in the Contract Data is contained in: |  |
| 24.1 | The key people are: |  |
|  | 1 Name: |  |
|  | Job: |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  | 2 Name: |  |
|  | Job |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  |  | CV's (and further key person's data including CVs) are in . |
| A | Priced contract with price list |  |
| 11.2(12) | The price list is in | C2.2 the price list |
| 11.2(19) | The tendered total of the Prices is | RATE BASED |

Part C2: Pricing Data

TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | This cover page Pricing assumptions: Option A | 1 2 |
| C2.2 | The price list | 2 |

C2.1 Pricing assumptions: Option A

- How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both.

2. Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The tenderer Provides the Service in accordance with the Service Information”. Hence the tenderer does not Provide the Service in accordance with the Price List.   The Price List is only a pricing document.

3. Link to the Contractor’s plan

Clause 21.4 states “The tenderer provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”.  Hence when compiling the price list, the tendering tenderer needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list  and result in a satisfactory cash flow in terms of clause 11.2(17).

4. Preparing the price list

Before preparing the price list, both the Employer and tendering tenderer should read the TSC3 Guidance Notes pages 14 and 15.  In an Option A contract, either Party may have entered items into the price list either as a process of offer and acceptance (tendering) or by negotiation depending on the nature of the service to be provided.  Alternatively, the Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the tenderer to include in the price list to be prepared and priced by him.

It is assumed that in preparing or finalising the price list the tenderer:

- Has taken account of the guidance given in the TSC3 Guidance Notes relevant to Option A;

- Understands the function of the Price List and how work is priced and paid for;

- Is aware of the need to link operations shown in his plan to items shown in the Price List;

- Has listed and priced items in the price list which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk.

- Has priced work he decides not to show as a separate item within the Prices or rates of other listed items in order to fulfil the obligation to complete the service for the tendered total of the Prices.

- Understands there is no adjustment to items priced as lump sums if the amount, or quantity, of work within that item later turns out to be different to that which the tenderer estimated at time of tender. The only basis for a change to the (lump sum) Prices is as a result of a compensation event.

2.2 the price list

| No. | Eskom Sap No | Description | Unit | KZN -Estimated Qty | KZN Supply Rate | Total Value | FS -Estimated Qty | FS Supply Rate | Total Value |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 723768 | CRIMPER:6 TON, BATTERY OPERATED;10-240 | EA | 100 |  |  | 10 |  |  |
| 2 | 751481 | CRIMPER: HYDRAULIC HAND;35-400 MM2;12 TON | EA | 100 |  |  | 9 |  |  |
| 3 | 610979 | CRIMPER: HAND HYDRAULIC;16-185 MM2; INDENT | EA | 100 |  |  | 32 |  |  |
| 4 | 729095 | CRIMPER: IZUMI-EP-100W; HYDRAULIC | EA | 30 |  |  | 6 |  |  |
| 5 | 751482 | CRIMPER: HYDRAULIC;500-590 MM2;30 TON | EA | 30 |  |  | 3 |  |  |
| 6 | 751483 | CUTTER CABL: HYDRAULIC HEAD;41 MM;68 KN | EA | 30 |  |  | 12 |  |  |
| 7 | 751484 | CUTTER CABL: HYDRAULIC, HANDHELD;41 MM | EA | 100 |  |  | 1 |  |  |
| 8 | 751485 | CUTTER CABL: HYDRAULIC, HANDHELD;85 MM2 | EA | 100 |  |  | 13 |  |  |
| 9 | 610991 | CUTTER: HAND HYDRAULIC;24 MM; STL | EA | 100 |  |  | 13 |  |  |
| 10 | 751481 | CRIMPER: HYDRAULIC HAND;35-400 MM2;12 TON | EA | 50 |  |  | 1 |  |  |
| 11 | 729093 | DIE COMPRSN:100 TON; HEXAGONAL; SET | EA | 30 |  |  | 13 |  |  |
| 12 | 626666 | DIE SET: OAK DA7; IZUMI 30T | EA | 50 |  |  | 52 |  |  |
| 13 | 678686 | DYNAMOMETER: GWL 10 000DYN;0-10 T | EA | 50 |  |  | 5 |  |  |
| 14 | 752047 | HOSE ASSY NON MTLC:12.7 MM; LG 3 M;3/8 IN | EA | 50 |  |  | 10 |  |  |
| 15 | 752043 | HOSE ASSY NON MTLC:12.7 MM; LG 6 M;3/8 IN | EA | 50 |  |  | 8 |  |  |
| 16 | 752045 | HOSE ASSY NON MTLC:12.7 MM; LG 20 M;3/8 | EA | 50 |  |  | 1 |  |  |
| 17 | 619344 | BATT: BP 70;14.4 V;1.3 AH | EA | 50 |  |  | 1 |  |  |
| 18 | 751809 | CHARGER BATT: E-ROBO SERIES;12/24 V | EA | 500 |  |  | 1 |  |  |
| 19 | 751811 | DIE COMPRSN:30 TON; HEX;380~430-48 MM; STL | EA | 100 |  |  | 39 |  |  |
| 20 | 751813 | DIE COMPRSN:30 TON; HEX;300-38; STL; DIA 38 | EA | 100 |  |  | 91 |  |  |
| 21 | 752046 | DIE COMPRSN: HEXAGONAL; D51 (K20);95/120 | EA | 100 |  |  | 1 |  |  |
| 22 | 752044 | PNCH & DIE SET: CRIMPING;5; STEEL CASE | EA | 50 |  |  | 1 |  |  |
| 23 | 729098 | POWER PACK HYD: IZUMI-HPE-4D; PETROL;10 L | EA | 50 |  |  | 6 |  |  |
| 24 | 751487 | PUMP: HYDRAULIC;320 MM;180 CM3;0.9 CM3;59 | EA | 100 |  |  | 1 |  |  |
| 25 | 751488 | PUMP: HYDRAULIC;590 MM;720;10.5;68.5 MPA | EA | 100 |  |  | 1 |  |  |
| 26 | 752076 | PNCH & DIE SET: HYDRAULIC;5; SANS10227 | EA | 100 |  |  | 9 |  |  |
| 27 | 752464 | PNCH & DIE SET: HYDRAULIC HEAD; | EA | 100 |  |  | 3 |  |  |
| 28 | 186350 | CRIMPER: MOTOR OPERATED, 4 POINT INDENT | EA | 50 |  |  | 1 |  |  |
| 29 | 610980 | CRIMPER: HAND, INDENT,4 WAY | EA | 500 |  |  | 1 |  |  |
| 30 | 667735 | CRIMPER: BATTERY POWERED;55 KN;10-240 MM2 | EA | 500 |  |  | 1 |  |  |
| 31 | 679815 | CRIMPER: BATTERY OPERATED;32 MM | EA | 300 |  |  | 1 |  |  |
| 32 | 690314 | CRIMPER: HYDRAULIC; DA7-DA13, DS7-DS13; HEX | EA | 300 |  |  | 1 |  |  |
| 33 | 698234 | CRIMPER: RATCHET | EA | 300 |  |  | 1 |  |  |
| 34 | 664242 | CUTTER CABL: STANDARD; SQ 16 MM;200 MM | EA | 100 |  |  | 1 |  |  |
| 35 | 670079 | CUTTER CABL: CONDUCTOR;55 MM;595 MM | EA | 100 |  |  | 1 |  |  |
| 36 | 670887 | CUTTER CABL:CU/AL,230; SQ 60 MM, STANDARD | EA | 100 |  |  | 1 |  |  |
| 37 | 679680 | CUTTER CABL: HYDRAULIC,40 MM,40 MM, RUBBER | EA | 100 |  |  | 1 |  |  |
| 38 | 683536 | CUTTER CABL: BATTERY OPERATED;48 MM | EA | 100 |  |  | 1 |  |  |
| 39 | 689634 | CUTTER CABL: CUTTING,60 MM2,60 MM | EA | 50 |  |  | 1 |  |  |
| 40 | 699892 | CUTTER CABL: HYDRAULIC, HANDHELD,41 MM | EA | 50 |  |  | 1 |  |  |
| 41 | 708091 | CUTTER CABL: COPPER & ALUMINIUM,250 MM2 | EA | 50 |  |  | 1 |  |  |
| 42 | 708093 | CUTTER CABL: COPPER & ALUMINIUM,60 MM2 | EA | 50 |  |  | 1 |  |  |
| 43 | 667313 | CUTTER CABL: BATTERY OPERATED;48 MM | EA | 50 |  |  | 1 |  |  |
| 44 | 670659 | CUTTER CABL: HYDRAULIC TOOL,55 MM,120 KN | EA | 50 |  |  | 1 |  |  |
| 45 | 194098 | DYNAMOMETER: INLINE TENSION,0-20 KNM | EA | 100 |  |  | 1 |  |  |
| 46 | 194100 | DYNAMOMETER: INLINE TENSION;0-50 KNM | EA | 100 |  |  | 1 |  |  |
| 47 | 678686 | DYNAMOMETER: GWL 10 000DYN,0-10 T | EA | 100 |  |  | 1 |  |  |
| 48 | 685754 | DYNAMOMETER: DYNAFORS,0-25 KN, BATTERY | EA | 100 |  |  | 1 |  |  |
| 49 | 689536 | DYNAMOMETER: ELECTRONIC,0-6.5 T, BATTERY | EA | 100 |  |  | 1 |  |  |
| TOTAL VALUES |  |  |  |  |  | R |  |  | R |

| 1 |  | REPAIRS |  | Rate |
| --- | --- | --- | --- | --- |
| 1.1 |  | Skilled technician (Mechanical/Electrical) | Hour |  |
| 1.2 |  | Unskilled labour | Hour |  |
| 2 |  | INSPECTION /REPAIRS |  |  |
| 2.1 |  | Skilled technician (Mechanical/Electrical) | Hour |  |
| 2.2 |  | Unskilled labour | Hour |  |
| 3 |  | Calibration and report | Each day |  |
| 4 |  | Emergency call out fee | Hour |  |
| 4.1 |  | Overtime | Hour |  |
| 4.2 |  | Public holidays/ Sundays | Hour |  |
| 4.3 |  | Saturday | Hour |  |
| 5 |  | Training | per person |  |
| 6 |  | Spares handling fees | % |  |
| 7 |  | Leaving out/ Accommodation | each day |  |
| 8 |  | Travelling | km |  |

| Notes to the Price List - The above rates exclude VAT. - The rates offered will remain fixed and firm for the first 12 months of the contract period, thereafter escalation may be applied for, in writing, annually based on CPI by the tenderer. - The escalation will only be applicable from the date of approval. - CPI will not apply to items relating to % Markups. |  |  |
| --- | --- | --- |

Part C3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Service Information | 26 |
| C3.2 | Contractor’s Service Information(insert at award stage or delete if not applicable) |  |
|  | Total number of pages | 27 |

C3.1: Employer’s service Information

Contents

1. Description of the service	iv

1.1 Executive overview	iv

1.2 Employer’s requirements for the service	iv

1.3	Interpretation and terminology	xii

2. Management strategy and start up	xiii

2.1 The Contractor’s plan for the service	xiii

2.2 Management meetings	xiv

2.3 Contractor’s management, supervision and key people	xiv

2.4 Provision of bonds and guarantees	xv

2.5 Documentation control	xv

2.6 Invoicing and payment	xv

2.6.1	Payment Item Descriptions	xvi

2.6.2	Prices to be Inclusive	xvi

2.6.3	Measurement Meetings	xvi

2.7 Contract change management	xvi

2.8 Records of Defined Cost to be kept by the Contractor	xvi

2.9 Insurance provided by the Employer	xvi

2.10 Training workshops and technology transfer	xvi

2.11 Design and supply of Equipment	xvi

2.12 Things provided at the end of the service period for the Employer’s use	xvii

2.12.1 Equipment	xvii

2.12.2 Information and other things	xvii

2.13 Management of work done by Task Order	xviii

2.14 Low service damages table	xix

3. Health and safety, the environment and quality assurance	xx

3.1 Health and safety risk management	xx

3.2 Environmental constraints and management	xx

3.3 Quality assurance requirements	xx

4. Procurement	xxii

4.1 People	xxii

4.1.1 Minimum requirements of people employed	xxii

4.1.2 BBBEE and preferencing scheme	xxii

4.1.3 Accelerated Shared Growth Initiative – South Africa (ASGI-SA)	xxii

4.2 Subcontracting	xxii

4.2.1 Preferred subContractors	xxii

4.2.2 Subcontract documentation, and assessment of subcontract tenders	xxii

4.2.3 Limitations on subcontracting	xxii

4.2.4 Attendance on subContractors	xxii

4.3 Plant and Materials	xxiii

4.3.1 Specifications	xxiii

4.3.2 Correction of defects	xxiii

4.3.3 Contractor’s procurement of Plant and Materials	xxiii

4.3.4 Tests and inspections before delivery	xxiii

4.3.5 Plant & Materials provided “free issue” by the Employer	xxiii

5. Working on the Affected Property	xxiv

5.1 Employer’s site entry and security control, permits, and site regulations	xxiv

5.2 People restrictions, hours of work, conduct and records	xxv

5.3 Health and safety facilities on the Affected Property	xxv

5.4 Environmental controls, fauna & flora	xxv

5.4.1	Protection of Flora	xxv

5.4.2	Protection of the Fauna	xxv

5.5 Cooperating with and obtaining acceptance of Others	xxv

5.6 Records of Contractor’s Equipment	xxv

5.7 Equipment provided by the Employer	xxvi

5.8 Site services and facilities	xxvi

5.8.1 Provided by the Employer	xxvi

5.8.2 Provided by the Contractor	xxvi

5.9	Control of noise, dust, water and waste	xxvii

5.10	Hook ups to existing works	xxvii

5.11	Tests and inspections	xxviii

5.11.1 Description of tests and inspections	xxviii

5.11.2 Materials facilities and samples for tests and inspections	xxviii

# 1. Description of the service

## 1.1 Executive overview

The establishment of a three (3) year contract for the Supply, Delivery, Servicing, Calibrating, Training, Maintenance and Repair of all Hydraulic and Battery-operated Crimping and Cutting tools, for use on MV/LV Copper and Aluminium conductors in the KwaZulu Natal and Free State Operating Unit, Central-East Cluster on an as and when required basis for a period of thirty-six (36) months

## 1.2 Employer’s requirements for the service

1.	Calibration and Inspection

• Six months onsite inspection and provide report in 7 days.

• 12 months tool calibration and provide certificate within 7 days.

2.	Repairs

• Emergency repairs as and when required response and be on site within 4hrs.

• Ensure spares are readily available for repairs.

• For any repairs, a quote to be submitted for approval by the Project Manager.

• For tool replacements, inform the Project Manager if tool must be replaced.

Tool will be replaced only if approved by Project Manager.

• Spares used for repairs must be of the manufactures approved parts.

3.	Purchasing

• Purchasing of spares as and where required.

• Purchasing of new crimping and cutting tools

4.	Training

• Provide tool specific training as required to train new staff or demonstration on safe use of new approved crimping or cutting tools when required.

## Interpretation and terminology

The following abbreviations are used in this Service Information:

| Abbreviation | Meaning given to the abbreviation |
| --- | --- |
| N/A | Not Applicable |

# 2. Management strategy and start up

## 2.1 The Contractor’s plan for the service

The Contractor must detail below a plan which stipulates how he intends on performing the service throughout the service period, as required by clause 21.2.

List technical reporting and scheduling requirements which are to be incorporated into the Contractor’s plan.

## 2.2 Management meetings

Regular meetings of a general nature may be convened and chaired by the Service Manager as follows:

| Title and purpose | Approximate time & interval | Location | Attendance by: |
| --- | --- | --- | --- |

Meetings of a specialist nature may be convened as specified elsewhere in this Service Information or if not so specified by persons and at times and locations to suit the Parties, the nature and the progress of the service.  Records of these meetings shall be submitted to the Service Manager by the person convening the meeting within five days of the meeting.

All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting.   Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions.

## 2.3 Contractor’s management, supervision and key people

The Contractor must include an organogram of the structure that will be supporting with contract. The names, identity numbers, qualifications and experience must be listed.

## 2.4 Provision of bonds and guarantees

N/A

## 2.5 Documentation control

The Contractor to ensure that all documentation relating to this contract is filed and kept on site for viewing by the Service Manager at any time. The Contractor must ensure that all documents are also kept in soft copy and backed up on a hard drive which must be handed to the Service Manager at the end of the contract. Files are to be neatly labelled and indexed.

All correspondence shall be dated and sequentially numbered and distributed in accordance with a procedure as agreed and accepted by the Service Manager.

Eskom will periodically request detailed reports from the Contractor regarding the gaps, problems and highlights. Possible solutions will be required with this detailed report.

## 2.6 Invoicing and payment

The Contractor provides a statement on the 15th and 25th of every month for the duration of the contract. The statement will reflect the following information of on all invoices submitted for payment, from the start of the contract:

- Date of Invoice

- Date of delivery of Service

- Invoice Number

- Invoice Amount excluding VAT

- PO Number

- Task Order Number

- GR Number

- Payment Status (either Paid or Unpaid)

The statement will also reflect the following summaries:

- Invoice payments outstanding <= 30days

- Invoice payments outstanding > 30days <=60 days

- Invoices payment outstanding > 60days <=90 days

- Invoices payment outstanding > 60days <=90 days

- Invoices payment outstanding > 90days

- Total of Invoices where the Contractor has received payment

- Total of Invoices where the Contractor is awaiting payment

Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice showing the amount due for payment equal to that stated in the Service Manager’s payment certificate.

The Contractor shall address the tax invoice to

ESKOM HOLDINGS SOC LIMITED

and include on each invoice the following information:

Name and address of the Contractor and the Service Manager;

The contract number and title;

Contractor’s VAT registration number;

The Employer’s VAT registration number 4740101508;

Description of service provided for each item invoiced based on the Price List;

Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

The Contractor shall comply with the Employer’s E-Invoicing process when submitting invoices for payment.

    - Payment Item Descriptions

The descriptions given for the payment items in the Price List, indicate the work to be allowed for in the tendered rates and prices for such payment items, and are for the guidance of the Contractor and do not necessarily repeat all the details of work and materials required by and described in the Service Information.

    - Prices to be Inclusive

The Contractor shall accept the payment provided in the Contract and represented by the rates and prices tendered by him in the Price List, as payment in full for executing and completing the work as specified.

Where the Contractor has priced an item as "nil" or "0-00" it will be deemed that no charges are or will be incurred against such an item.  In the event of no price having been entered against any item, the tendered rate, price or sum will be taken as "nil" or "0-00".

    - Measurement Meetings

The Contractor shall attend monthly meetings with the Service Manager and Supervisor where all matters concerning payment shall be discussed.  In particular the Contractor shall submit for the meeting a monthly statement together with all calculations and supporting data in substantiation of any payments.

## 2.7 Contract change management

- Templates in terms of NEC3 as prepared by the Service Manager for payment certificates, early warnings and defect notifications can only be used in this contract.

- The Contractor shall request this form from the Service Manager.

## 2.8 Records of Defined Cost to be kept by the Contractor

All records as required to back up any defined costs must be kept on file by the Contractor and be made available when requested by the Service Manager.

## 2.9 Insurance provided by the Employer

See Annexure A above

## 2.10 Training workshops and technology transfer

## 2.11 Design and supply of Equipment

The Contractor takes full liability for the use of all equipment in the execution of services for this contract.

## 2.12 Things provided at the end of the service period for the Employer’s use

### 2.12.1 Equipment

None

### 2.12.2 Information and other things

- Summary of lessons learnt during the contract period.

- Summary of training undertaken by the Contractor’s employees over the duration of the contract.

- Copy of all complaints registers

- Copy of all completed questionnaires

- Copy of all monthly reports

- All Safety Files and all other relevant safety documentation relevant to this contract.

## 2.13 Management of work done by Task Order

The Contractor must only carry out work if he receives a signed Task Order from the Service Manager or his delegates. Below is an example of a Task Order Form, whereby the format be changed at any time by the Service Manager.

|  | TASK ORDER | Template Identifier | 240 - 774601027 | Rev |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Effective Date | 12 August 2015 |  |  |
|  |  | Next Review Date | August 2018 |  |  |
|  |  | Eskom Real Estate |  |  |  |

| TASK ORDER NO: |  |  |  |  |  |  |  | SAP No: |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ISSUED BY: |  |  |  |  |  |  |  |  |  | SIGN: |  |  |  |  |  |  |  |  |
| DATE ISSUED: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTRACTOR: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ORDER NUMBER: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PLANNED START DATE : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PLANNED COMPLETION: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DELAY DAMAGES: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| LOCATION: |  |  |  |  |  |  |  |  |  |  |  | INTERNAL ORDER |  |  |  |  |  |  |
| CONTACT PERSON ON SITE : |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TYPE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| I authorize you to carry out the following task/s on the above site as per scope of works listed below: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scope of Work: (tick) | Complete |  |  |  |  | Incomplete |  |  |  |  |  |  |
| Date Complete ___________________ |  |  |  |  |

Contractor: ____________________ Eskom Responsible Person: _______________________

Date: ___________                              Date: _____________

Signature: ____________________   Signature: ______________________________

## 2.14 Low service damages table

| Item | Amount |
| --- | --- |
| Non-compliance to Eskom's Life Saving Rules | R1000 per finding |
| Non-compliance to Eskom Procedures and Policies | R500 per finding |
| Non-compliance to the OHSACT | R500 per finding |

## 3. Health and safety, the environment and quality assurance

## 3.1 Health and safety risk management

In addition to the requirements of the laws governing health and safety, Eskom may have some additional requirements particular to the service and the Affected Property for this contract.  The text below provides for these being attached as an Annexure to this Service Information. PLEASE ALSO READ CORE CLAUSE 27.4 TOGETHER WITH Z7 IN THE ADDITIONAL CONDITIONS OF CONTRACT TO MAKE SURE THAT WHATHEVER IS INCLUDED IN THE ANNEXURE FOLLOWS ON FROM THOSE CLAUSES.

The Contractor shall comply with the health and safety requirements contained in Part 3 Safety to this Service Information.

## 3.2 Environmental constraints and management

N/A

## 3.3 Quality assurance requirements

Quality management

System requirements

Clause 3.3.1 requires that the Contractor operate a quality management system as stated in the Scope.  Include your requirements here

Information in the quality plan

Clause 3.3.2 requires that the Contractor provide a quality policy statement and quality plan which complies with requirements stated in the Scope.  Include your requirements here

- The Contractor shall demonstrate, provide and maintain a Quality Management System (QMS) that is ISO 9001 compliant   or provide Quality Policy and Method statement or Contract Quality Plan

- The Contractor agrees to control and professionally  preserve and store appropriate documents , records and recordings to guarantee the traceability of the services rendered and inspection thereof;

- The delivered services shall be uniform in Quality and condition, consistent with good industry practices and adhere to requested Eskom requirements, without deviation.

- Eskom shall have the right to conduct surveys and perform surveillance of the Contractor’s facilities to

- Eskom reserves the right to inspect any or all of the work. Verification by Eskom shall not absolve the Contractor of the responsibility to provide acceptable services, nor shall it preclude subsequent rejection by

- The services must comply with the agreed specifications and the applicable directives set out in the agreement. Defects notified by Eskom shall be remedied by the Contractor upon demand by Eskom without undue delay and at no extra cost. The Contractor shall continuously monitor and identify non-conformances, relating to the scope of work, as signals of opportunities for improvement making process and other relevant changes to prevent recurrence

- The Contractor / Consultant shall further identify potential problems before they occur by identifying deviations in patterns or trends in service or process performance.

- Nothing contained in the Contract shall relieve in any way the Contractor / Consultant from the obligation of Quality control thereof.

- The Contractor / Consultant guarantees that the quantity, Quality and outward appearance of the delivered services will comply with the requirements of the contract and/or relevant specifications.

- The Contractor / Consultant shall prove its ability, on request, to relate to the proposed scope of work which establishes the manner in which the Contractor / Consultant intends to perform the Contract.

- The Contractor / Consultant shall, on request, prove its organisational, logistics and support resources to ensure the requirements of the contract can be achieved.

Eskom reserves the right to assess and measure , in the selection process, the qualifications , capability and competence of the key staff (assigned personnel ) in relation to the scope of work and to interview any / all Contractor / Consultant to confirm the Quality evaluation

The Contractor shall comply with the Quality criteria and constraints stated in Part 5 Quality to this Service Information.

# 4. Procurement

## 4.1 People

- The Contractor is solely responsible for the resolution of any dispute or problems that may occur between himself and his staff.

- The Contractor undertakes to hold the Employer harmless against any determination or award made in terms of the Labour Relations Act No.66 of 1995 as amended.

### 4.1.1 Minimum requirements of people employed

- All of the Contractor’s staff must to be able to communicate in English.

- All of the Contractor’s staff must have the necessary qualifications to execute the designated functions

- All of the Contractor’s staff who are not South African citizens, must have valid work permits.

### 4.1.2 BBBEE and preferencing scheme

SANAS accredited BBBEE certificate (certified copy) or valid original sworn affidavit (DTI template, stamped by commissioner of oath)

## 4.2 Subcontracting

### 4.2.1 Preferred subcontractors

N/A

### 4.2.2 Subcontract documentation, and assessment of subcontract tenders

N/A

### 4.2.3 Limitations on subcontracting

The use of Sub Contractors by the Contractor must be approved in writing by the Service Manager before commencement on site.

### 4.2.4 Attendance on subcontractors

is the sole responsibility of the Contractor.

## 4.3 Plant and Materials

### 4.3.1 Specifications

N/A

### 4.3.2 Correction of defects

N/A

### 4.3.3 Contractor’s procurement of Plant and Materials

N/A

### 4.3.4 Tests and inspections before delivery

N/A

### 4.3.5 Plant & Materials provided “free issue” by the Employer

The Employer will not provide any materials for use by the Contractor.

# 5. Working on the Affected Property

## 5.1 Employer’s site entry and security control, permits, and site regulations

The Contractor and all of his staff shall undergo Eskom induction prior to entering the Affected Property.

5.1.1 Roads and Vehicles

- All vehicles used on site, by the Contractor will be compliant with Eskom Standards.

- All road signs and traffic laws / regulations on site will be adhered to. Employees of the Contractor failing to comply will be removed from site and denied any further access.

- Drivers of vehicles in the Eskom Property will be required to obtain an Eskom Driver Permit.

    - Security

- The Contractor’s staff will be subject to all security measures, rules and regulations of the Eskom Security Services

- Vehicles and staff agree and accept the searching of all staff, bags, briefcases and vehicles.

    - Access to and Departure from the Site

- Access to the site will be via the main security gate. The Employer informs the Contractor of the access procedures, and it should be expected that such procedures may change depending on the prevailing security situation.

- The Employer reserves the right for its Security personnel to search persons or vehicles entering or leaving the premises. This includes, but is not limited to staff, briefcases, bags and toolboxes.

- All persons entering Eskom sites are subjected to alcohol testing.

    - Temporary Gate Permits

- The Contractor provides the Employer with the personal details of their staff at least two weeks prior to the contract start date. All names and details to be submitted to the Employer who arranges for all gate permits.

- If an employee is no longer in the employ of the Contractor, the Contractor shall notify the Employer in advance, and replacements communicated to the Employer as well, whereby they will have to attend induction as well.

- The Contractor ensures that all equipment and materials brought through the security gate is signed in at the main security gate on the approved Eskom security form.

5.1.5 Removal

- The Contractor is not allowed to remove any equipment or materials from site without producing the relevant Eskom security forms and the equipment lists.

  - If the equipment or material is to be removed the same day, on which they were brought on to site, then the security form will need to be produced at the gate when leaving the site.

  - The removal of any item at a later stage of the contract will require a security form with the necessary approval and responsible manager’s signature.

  - If the equipment or material is removed after this time then a Non-Returnable Gate Release will be provided by the Employer’s Representative, on receipt of the original security form, with which the Contractor brought the equipment on site.

## 5.2 People restrictions, hours of work, conduct and records

- The Contractor is responsible for the provision of transportation for all personnel to site, from site and on Site.

- The Contactor is responsible for the training and development of his staff whilst employed by the Employer.

- The Contractor keeps records of his people working on the Affected Property, including those of his SubContractors and the Service Manager shall have access to these records at any time.

## 5.3 Health and safety facilities on the Affected Property

Contractor to provide own Emergency preparedness procedure and align to site emergency procedure.

## 5.4 Environmental controls, fauna & flora

    - Protection of Flora

The removal, damage and disturbance of indigenous flora are prohibited.

The use of herbicides is prohibited unless accepted by the Service Manager.

    - Protection of the Fauna

The Contractor shall protect fauna living within the Site and shall ensure that hunting, snaring, poisoning, shooting, nest raiding or egg collecting and disturbance does not occur.

The Contractor is to ensure that his employees are instructed not to feed wild animals.

The use of pesticides is prohibited unless accepted by the Service Manager.

No domestic pets or livestock are permitted on site.

## 5.5 Cooperating with and obtaining acceptance of Others

The Contractor will cooperate with the Service Manager, his delegates and support structures, in matters relating to this contract.

The Contractor will cooperate with the management staff of the Affected Property.

The Contractor will cooperate with all statutory authorities or inspection agencies.

## 5.6 Records of Contractor’s Equipment

Prior to starting work on the Affected Site, the Contractor will compile a list his equipment, either owned or hired, which will be used for the execution of this contract. It should include the make, type, year of manufacture, colour and function or use. This list will be signed off by the Contractor and the Service Manager.

- Any electrical equipment or appliances used by the Contractor must comply with all relevant safety regulations and requirements and be maintained in safe and proper working condition.

- The Employer has the right to stop the Contractor's use of any electrical equipment or appliance, which in the Employer’s opinion does not conform to the foregoing.

## 5.7 Equipment provided by the Employer

Prior to starting work on the Affected Site, the Contractor will compile a list of the Employer’s equipment which is on site and will be used for the execution of the contract. This list will be signed off by the Contractor and the Service Manager.

All of the Employer’s equipment will be returned to the Employer by the Contractor upon termination of the contract.

Equipment provided by the Employer:

## 5.8 Site services and facilities

### 5.8.1 Provided by the Employer

      - Offices, Workshops and Stores

N/A

5.8.1.3 The Contractor shall provide everything else necessary for Providing the service.

### 5.8.2 Provided by the Contractor

## Control of noise, dust, water and waste

Comply to the Occupational Health and Safety Act, Act 85 of 1993 and the applicable Regulations relating to noise and dust .The Water Act, Act 54 of 1956 for water and the Waste Act, Act 107 of 1998

Having due regard for local communities and dwellings, the Contractor shall restrict any of his operations which result in undue noise disturbance to those communities and dwellings.

The Contractor shall take appropriate measures to minimise the generation of dust as a result of his works, operations and activities to the satisfaction of the Service Manager.

The management of solid waste on site shall be strictly controlled and monitored. Only accepted waste disposal methods shall be allowed;

Littering shall be avoided;

## Hook ups to existing works

Should the Contractor require interfacing his equipment to the Affected Facility, this will be done at the Contractor’s cost based on approval by the Service Manager.

Compliance to the Eskom Life Saving procedure and Work at Height Standard, 32-418.

## Tests and inspections

### 5.11.1 Description of tests and inspections

### 5.11.2 Materials facilities and samples for tests and inspections

This total is required by the Employer for budgeting purposes only.  Actual amounts due will be assessed in terms of the conditions of contract.

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 539 1902 www.ecs.co.za