REQUEST FOR QUOTATION (RFQ)

| BID DESCRIPTION | REQUEST FOR QUOTATION FOR APPOINTMENT OF A SUITABLY QUALIFIED SERVICE PROVIDER TO DELIVER AN ENTERPRISE CYBERSECURITY MATURITY ASSESSMENT, SECURITY ARCHITECTURE REVIEW, VAPT, CRITICAL ASSET CONFIGURATION REVIEW, IT/OT INTEGRATION TESTING, OT SITE ASSESSMENTS, CYBERSECURITY STRATEGY AND ROADMAP, AND AUTOMATED GRC PLATFORM FOR PRASA. |
| --- | --- |
| BID NUMBER | HO/ ICT/ 10372224 / 07 /2026 |
| ISSUE DATE | 6 JULY 2026 |
| BID CLOSING DATE | 14 JULY 2026 |
| BID CLOSING TIME | 10:00AM |
| BID VALIDITY PERIOD | 60 BUSINESS /WORKING DAYS AFTER CLOSING DATE |
| SUBMISSION OF BIDS | BIDS MUST BE HAND DELIVER ONLY TO: MS ANNAH HLAELE 30 WOLMARANS STREET, JOHANNESBURG UMJANTSHI BUILDING (OPPOSITE GAUTRAIN STATION) RECEPTION AREA |
| CONTACT DETAILS | 012 748- 7528 |
| SUPPLIER NOTE |  |
| LATE / INCOMPLETE QUOTATIONS WILL NOT BE CONSIDERED |  |
| PRASA CONDITIONS OF PURCHASE WILL APPLY |  |
| ONLY VAT VENDORS TO CHARGE VAT |  |
| BIDDERS MUST ENSURE THAT BIDS ARE DELIVERED TIMEOUSLY TO THE CORRECT ADDRESS. AS A GENERAL RULE, IF A BID IS LATE OR DELIVERED TO THE INCORRECT ADDRESS, IT WILL NOT BE ACCEPTED FOR CONSIDERATION. |  |

SECTION 1: SBD1

PART A INVITATION TO BID

| YOU ARE HEREBY INVITED TO BID FOR REQUIREMENTS OF PASSENGER RAIL AGENCY (PRASA) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BID NUMBER: | HO/ ICT/ 10372224 /07/2026 |  |  |  |  | CLOSING DATE: |  |  | 14 July 2026 |  | CLOSING TIME: |  | 10h:00 am |
| DESCRIPTION | REQUEST FOR QUOTATION OF A SUITABLY QUALIFIED SERVICE PROVIDER TO DELIVER AN ENTERPRISE CYBERSECURITY MATURITY ASSESSMENT, SECURITY ARCHITECTURE REVIEW, VAPT, CRITICAL ASSET CONFIGURATION REVIEW, IT/OT INTEGRATION TESTING, OT SITE ASSESSMENTS, CYBERSECURITY STRATEGY AND ROADMAP, AND AUTOMATED GRC PLATFORM FOR PRASA. |  |  |  |  |  |  |  |  |  |  |  |  |
| BID RESPONSE DOCUMENTS SHALL BE ADDRESSED AS FOLLOWS: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BIDS MUST BE HAND DELIVERED ONLY AT: (RECEPTION AREA) No: 30 WOLMARANS STREET, UMJANTSHI BUILDING JOHANNESBURG (OPPOSITE GAUTRAIN STATION) ATTENTION TO: MS ANNAH HLAELE |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BIDDING PROCEDURE ENQUIRIES MAY BE DIRECTED TO |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CONTACT PERSON |  |  |  | Ms Annah Hlaele |  |  |  |  |  |  |  |  |  |
| TELEPHONE NUMBER |  |  |  | 012 748 7528 |  |  |  |  |  |  |  |  |  |
| E-MAIL ADDRESS |  |  |  | annah.hlaele@prasa.com |  |  |  |  |  |  |  |  |  |
| SUPPLIER INFORMATION |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NAME OF BIDDER |  |  |  |  |  |  |  |  |  |  |  |  |  |
| POSTAL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STREET ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TELEPHONE NUMBER |  |  | CODE |  |  |  |  |  | NUMBER |  |  |  |  |
| CELLPHONE NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FACSIMILE NUMBER |  |  | CODE |  |  |  |  |  | NUMBER |  |  |  |  |
| E-MAIL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| VAT REGISTRATION NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SUPPLIER COMPLIANCE STATUS |  |  | TAX COMPLIANCE SYSTEM PIN: |  |  |  | OR | CENTRAL SUPPLIER DATABASE No: |  |  |  | MAAA……………... |  |
| - ARE YOU THE ACCREDITED REPRESENTATIVE IN SOUTH AFRICA FOR THE GOODS /SERVICES /WORKS OFFERED? |  | Yes No [IF YES ENCLOSE PROOF] |  |  |  | - ARE YOU A FOREIGN BASED SUPPLIER FOR THE GOODS /SERVICES /WORKS OFFERED? |  |  |  | Yes No [IF YES, ANSWER THE QUESTIONNAIRE BELOW] |  |  |  |
| QUESTIONNAIRE TO BIDDING FOREIGN SUPPLIERS |  |  |  |  |  |  |  |  |  |  |  |  |  |
| IS THE ENTITY A RESIDENT OF THE REPUBLIC OF SOUTH AFRICA (RSA)? YES NO DOES THE ENTITY HAVE A BRANCH IN THE RSA? YES NO DOES THE ENTITY HAVE A PERMANENT ESTABLISHMENT IN THE RSA? YES NO DOES THE ENTITY HAVE ANY SOURCE OF INCOME IN THE RSA? YES NO IS THE ENTITY LIABLE IN THE RSA FOR ANY FORM OF TAXATION? YES NO IF THE ANSWER IS “NO” TO ALL OF THE ABOVE, THEN IT IS NOT A REQUIREMENT TO REGISTER FOR A TAX COMPLIANCE STATUS SYSTEM PIN CODE FROM THE SOUTH AFRICAN REVENUE SERVICE (SARS) AND IF NOT REGISTER AS PER 2.3 BELOW. |  |  |  |  |  |  |  |  |  |  |  |  |  |

PART B: TERMS AND CONDITIONS FOR BIDDING

- BID SUBMISSION:

- BIDS MUST BE DELIVERED BY THE STIPULATED TIME TO THE CORRECT ADDRESS. LATE BIDS WILL NOT BE ACCEPTED FOR CONSIDERATION. - ALL BIDS MUST BE SUBMITTED ON THE OFFICIAL FORMS PROVIDED–(NOT TO BE RE-TYPED) OR IN THE MANNER - PRESCRIBED IN THE BID DOCUMENT. - THIS BID IS SUBJECT TO THE PREFERENTIAL PROCUREMENT POLICY FRAMEWORK ACT, 2000 AND THE PREFERENTIAL PROCUREMENT REGULATIONS, 2022, THE GENERAL CONDITIONS OF CONTRACT (GCC) AND, IF APPLICABLE, ANY OTHER SPECIAL CONDITIONS OF CONTRACT.

- TAX COMPLIANCE REQUIREMENTS

- BIDDERS MUST ENSURE COMPLIANCE WITH THEIR TAX OBLIGATIONS. - BIDDERS ARE REQUIRED TO SUBMIT THEIR UNIQUE PERSONAL IDENTIFICATION NUMBER (PIN) ISSUED BY SARS TO ENABLE THE ORGAN OF STATE TO VERIFY THE TAXPAYER’S PROFILE AND TAX STATUS. - APPLICATION FOR TAX COMPLIANCE STATUS (TCS) PIN MAY BE MADE VIA E-FILING THROUGH THE SARS WEBSITE WWW.SARS.GOV.ZA. - BIDDERS MAY ALSO SUBMIT A PRINTED TCS CERTIFICATE TOGETHER WITH THE BID. - IN BIDS WHERE CONSORTIA / JOINT VENTURES / SUB-CONTRACTORS ARE INVOLVED, EACH PARTY MUST SUBMIT A SEPARATE TCS CERTIFICATE / PIN / CSD NUMBER. - WHERE NO TCS PIN IS AVAILABLE BUT THE BIDDER IS REGISTERED ON THE CENTRAL SUPPLIER DATABASE (CSD), A CSD NUMBER MUST BE PROVIDED. - NO BIDS WILL BE CONSIDERED FROM PERSONS IN THE SERVICE OF THE STATE, COMPANIES WITH DIRECTORS WHO ARE PERSONS IN THE SERVICE OF THE STATE, OR CLOSE CORPORATIONS WITH MEMBERS PERSONS IN THE SERVICE OF THE STATE.”

NB: FAILURE TO PROVIDE / OR COMPLY WITH ANY OF THE ABOVE PARTICULARS MAY RENDER THE BID NVALID.

SIGNATURE OF BIDDER:					……………………………………………

CAPACITY UNDER WHICH THIS BID IS SIGNED:		……………………………………………

(Proof of authority must be submitted e.g. company resolution)

DATE:								…………………………………………...

NB:

- Quotation(s) must be addressed to PRASA before the closing date and time shown above.

- PRASA General Conditions of Purchase shall apply.

# SCOPE OF WORK AND AREAS OF FOCUS

The scope of the project is as follows:

This section defines the work to be performed by the successful bidder. The scope is organised into nine (9) workstreams, each of which is mandatory unless explicitly marked as Optional. Bidders must respond to every workstream with a clear methodology, named team, indicative effort, key inputs required from PRASA, and expected deliverables.

## 4.1 Workstream 1 – Enterprise Cybersecurity Maturity Assessment

### 4.1.1 Objective

Establish a quantified, defensible cybersecurity maturity baseline across PRASA's enterprise IT and corporate environment, with explicit applicability to OT through the Govern and Identify functions, using NIST Cybersecurity Framework version 2.0 (CSF 2.0).

### 4.1.2 In-Scope Coverage

- All six (6) NIST CSF 2.0 Functions: Govern (GV), Identify (ID), Protect (PR), Detect (DE), Respond (RS) and Recover (RC).

- All twenty-three (23) Categories and one hundred and six (106) Subcategories of NIST CSF

2.0.

- All Group ICT-supplied IT services and corporate platforms across PRASA, including but not limited to Active Directory, email, collaboration, ERP, HRIS, FRIS, ticketing back-office, CCTV and access control management platforms, data centre and disaster recovery sites, cloud workloads (where present), end-user computing, perimeter and remote access.

- Group functions in scope for governance and process assessment: Group ICT, Group Risk and Compliance, Group Internal Audit, Group Legal, Group Human Capital, Group Engineering (governance interface only), Group Security (physical security interface), Group Capital Programmes (third-party assurance interface) and the CISO Office.

### 4.1.3 Required Methodology

The bidder must apply the following methodology, with traceability between each step and the final report:

- Pre-engagement: gather pre-read materials including organograms, policies, standards, prior audit findings, asset registers, network diagrams, incident logs, prior assessment reports and risk registers, all under NDA.

- Stakeholder interviews: structured interviews with a defined list of role holders across all in scope functions, using a documented interview pack.

- Evidence collection: documentary, configuration and operational evidence to support each Subcategory rating, retained under chain-of-custody.

- Maturity scoring: per-Subcategory scoring on a calibrated 0–5 scale (Non-Existent / Initial / Repeatable / Defined / Managed / Optimised), with rationale and evidence reference for each score.

- Cross-walk and mapping: explicit mapping of each Subcategory to ISO/IEC 27001:2022 controls, ISO/IEC 27002:2022, NIST SP 800-53 r5, COBIT 2019, the King IV Code on Corporate Governance, and the National Cybersecurity Policy Framework (NCPF) of the Republic of South Africa.

- Gap analysis: identification and quantification of gaps between current state and a defined target state aligned to PRASA's risk appetite and the requirements of a Schedule 3B state owned entity operating critical infrastructure.

- Validation: walk-through of preliminary findings with the CISO and accountable function heads prior to report finalisation.

### 4.1.4 Specific Deliverables

- Cyber Maturity Assessment Report (Executive Summary, full report, evidence appendices).

- Per-Subcategory scoring workbook with evidence references and rationale.

- Maturity heatmap by Function, Category and Subcategory.

- Compliance traceability matrix (NIST CSF ↔ ISO 27001:2022 ↔ NIST 800-53 ↔ COBIT 2019 ↔ POPIA ↔ NCPF).

- Target-state proposal aligned to PRASA's risk appetite, ready for endorsement by the Risk & ICT Sub-Committee of the Board.

- Board-grade presentation deck (≤25 slides) summarising posture, gaps, peer comparison and recommended priorities.

## 4.2 Workstream 2 – Security Architecture Assessment

### 4.2.1 Objective

Conduct an end-to-end review of PRASA's enterprise security architecture, identify design and control gaps, and propose a target-state reference architecture that supports digital transformation, Zero Trust adoption and IT/OT convergence in a controlled manner.

## 4.2.2 In-Scope Architecture Domains

- Network architecture: corporate LAN/WAN/SD-WAN, data centre fabric, perimeter, DMZ design, segmentation/micro-segmentation, remote access (VPN/ZTNA), guest and Wi-Fi networks, BYOD/MDM enclaves, and connectivity to all known third parties, integrators and partners.

- Identity architecture: Active Directory Forest/domain design, federation (SAML/OIDC), Privileged Access Management, MFA coverage, Conditional Access policy posture, service account hygiene, identity lifecycle and joiner-mover-leaver processes.

- Endpoint architecture: EDR/AV coverage, baseline hardening, patch management, application control, USB/peripheral control, mobile device management for corporate and BYOD.

- Data architecture: classification, labelling, encryption-at-rest and in-transit posture, DLP coverage, data discovery, data residency in cloud, retention and disposal.

- Application security architecture: SDLC, secure coding, SAST/DAST/SCA integration, secrets management, API gateway and management.

- Cloud security architecture: cloud landing zone(s), IAM, network security, encryption, logging, monitoring, CSPM/CWPP coverage, container/Kubernetes posture (where applicable), serverless posture.

- Monitoring and detection architecture: SIEM, log sources, use-case library, detection coverage against MITRE ATT&CK (Enterprise) and MITRE ATT&CK for ICS, threat intelligence integration, SOAR posture.

- IT/OT boundary architecture (interface to Workstream 5 and 6): DMZ, jump hosts, unidirectional gateways, asset visibility platforms (Claroty, Nozomi Networks, Dragos, Tenable.ot, Forescout or equivalent), OT-specific monitoring.

- Security operating model: SOC architecture, escalation, integration with NCC-CSIRT and sectoral peers.

### 4.2.3 Required Frameworks and Reference Models

The bidder must produce its target-state architecture using a combination of:

- SABSA Enterprise Security Architecture Framework (Strategic Architecture and Conceptual Architecture layers as minimum).

- NIST CSF 2.0 Profiles (Current Profile, Target Profile).

- NIST SP 800-207 Zero Trust Architecture, supplemented by CISA Zero Trust Maturity Model v2.

- Purdue Enterprise Reference Architecture (for IT/OT boundary).

- CSA Enterprise Architecture Reference Model and CCM v4 (for cloud).

- ISO/IEC 27033 (network security).

### 4.2.4 Specific Deliverables

- Current-State Security Architecture Report with diagrams (logical, physical, control).

- Target-State Security Reference Architecture with diagrams and design principles.

- Zero Trust Maturity Assessment and Adoption Pathway aligned to CISA ZTMM v2.

- Architecture Risk Register with prioritised remediation options.

- Decision-grade architecture pattern catalogue for re-use across digital programmes.

### 4.3 Workstream 3 – Vulnerability Assessment and Penetration Testing (VAPT)

#### 4.3.1 Objective

Identify, validate and contextualise security vulnerabilities and exploitable weaknesses across PRASA's external, internal, application, mobile and API estate. All testing must be conducted under formal Rules of Engagement (RoE) signed prior to test commencement, with PRASA-supplied points of contact for emergency stop and escalation.

#### 4.3.2 Methodology Standards

Bidders must conduct testing in accordance with the following recognised methodologies as applicable:

- CREST Penetration Testing Guide and CREST OWASP Verification Standard (CREST OVS).

- OWASP Web Security Testing Guide (WSTG) version 4.2 or later.

- OWASP Mobile Application Security Verification Standard (MASVS) and Mobile Application Security Testing Guide (MASTG).

- OWASP API Security Top 10 (2023) and OWASP API Security Verification Standard (ASVS L2 minimum).

- NIST SP 800-115 Technical Guide to Information Security Testing and Assessment.

- PTES (Penetration Testing Execution Standard).

- MITRE ATT&CK (Enterprise) for adversary technique mapping.

#### 4.3.3 VAPT Components

##### 4.3.3.1 External (Internet-Facing) Penetration Testing

- OSINT and reconnaissance against all PRASA-owned Internet-exposed assets, domains, cloud tenants and identity providers.

- Network and service enumeration, vulnerability identification and validation, manual exploitation of validated weaknesses (within agreed RoE).

- Email security (SPF, DKIM, DMARC, BIMI), DNS security, certificate posture, exposed administrative interfaces, and credential exposure on the surface, deep and dark web.

- Cloud surface review: cloud provider IAM, exposed buckets/blobs/containers, exposed APIs and serverless endpoints.

### 4.3.3.2 Internal Network Penetration Testing

- Authenticated and unauthenticated testing from a defined corporate jump-off point.

- Active Directory security assessment including BloodHound-aligned attack-path analysis, Kerberos misconfigurations, ACL abuse, GPP/GPO weaknesses, ADCS/PKI hygiene, and tier-zero asset exposure.

- Lateral movement, privilege escalation and persistence simulation under controlled conditions, mapped to MITRE ATT&CK Enterprise tactics and techniques.

- Segmentation validation between corporate zones, guest networks, DMZ, OT DMZ and Cloud landing zones.

### 4.3.3.3 Web Application Penetration Testing

- All in-scope production and pre-production web applications, including authenticated and unauthenticated user roles, administrative roles, B2B and B2C interfaces, ticketing front-ends, passenger portals and corporate web platforms.

- OWASP Top 10 (2021) and OWASP ASVS L2 verification.

- Manual logic flaw testing in addition to automated scanning. Pure scanner output will not be accepted as a deliverable.

### 4.3.3.4 Mobile Application Penetration Testing

- All PRASA-issued or PRASA-branded mobile applications on iOS and Android.

- Static analysis (reverse engineering, secrets exposure, insecure storage, weak cryptography).

- Dynamic analysis (transport security, certificate pinning bypass, runtime instrumentation, anti-tamper controls, IPC abuse).

- Backend service interaction (linked to API testing below).

- OWASP MASVS L2 verification.

### 4.3.3.5 API Penetration Testing

- All in-scope REST, SOAP and GraphQL APIs supporting PRASA platforms, including third-party integrations.

- OWASP API Security Top 10 (2023) coverage: BOLA, BFLA, broken authentication, mass assignment, server-side request forgery, improper inventory management.

- Rate limiting and abuse case testing, business logic, schema/contract enforcement.

- Authentication and authorisation deep-dive (OAuth 2.x, OIDC, JWT, API keys, mutual TLS).

### 4.3.3.6 Optional: Breach and Attack Simulation

As an optional (separately priced) component, the bidder may include the deployment of a Breach and Attack Simulation (BAS) capability for a bounded period (maximum eight (8) weeks) to validate detection coverage and provide a benchmark of preventive and detective control effectiveness. PRASA will retain sole discretion on activation.

### 4.3.4 Reporting Requirements

- Each VAPT component must produce: an Executive Summary, a Technical Findings Report with PoC evidence (redacted screenshots, request/response, command output, network captures where appropriate), a Remediation Action Plan with sequenced steps and verification criteria, and a Retest Report following remediation.

- All findings must include: CVSS v3.1 base and environmental score, CWE reference, MITRE ATT&CK technique mapping where applicable, OWASP category, PRASA-contextualised risk rating, affected asset(s), root cause, recommended fix and verification approach.

### 4.4 Workstream 4 – Critical Asset Configuration Review

#### 4.4.1 Objective

Conduct a configuration security review of PRASA's critical on-premise and cloud assets, benchmarked against recognised industry hardening baselines, with quantified deviation, prioritised remediation, and ready-to-execute configuration baselines for sustained enforcement.

4.4.2 In-Scope Assets (Indicative)

The final asset list will be agreed with PRASA in the inception phase. Indicative scope:

## On-Premise Assets

- Windows Server estate (Domain Controllers, member servers, application and database servers, file servers).

- Linux/UNIX server estate (RHEL, Ubuntu, SUSE).

- Hypervisors (VMware vSphere, Microsoft Hyper-V, FusionCompute).

- Database platforms (Microsoft SQL Server, Oracle, PostgreSQL, MySQL).

- Network devices (Huawei, Cisco, etc.)

- Wireless infrastructure controllers and access points.

- Backup and recovery platforms (e.g. Commvault).

- Critical middleware, identity stores and PKI (Active Directory Certificate Services, dedicated PKI appliances).

## Cloud Assets

- Public cloud tenants in scope (AWS, Microsoft Azure, Google Cloud Platform, Huawei, etc.).

- Cloud foundational services: IAM, organisations/tenants, networking (VPC/VNet, peering, transit), Key Management Services, logging and monitoring services.

- Cloud-native workloads: compute, storage, database-as-a-service, container platforms (EKS/AKS/GKE), serverless.

- Software-as-a-Service tenants critical to PRASA (e.g., Microsoft 365, Google Workspace if applicable), and any business-critical SaaS platforms.

### 4.4.3 Benchmarks and Standards

- CIS Benchmarks – current versions for each in-scope platform.

- Vendor hardening guides (Microsoft Security Compliance Toolkit, Red Hat STIG-aligned guides, VMware Security Configuration Guide, network vendor hardening guides).

- DISA STIGs (where applicable as a secondary reference).

- NIST SP 800-53 r5, 800-171 r3, 800-207, 800-210 (cloud).

- CSA Cloud Controls Matrix v4.

- ISO/IEC 27002:2022, where applicable.

### 4.4.4 Required Outputs

- Per-asset configuration deviation report with severity and remediation guidance.

- PRASA-tailored hardening baselines / Group Policy and configuration packages ready for adoption.

- Configuration drift detection recommendations and pilot plan.

- Cloud security posture assessment with cloud-by-cloud findings and ready-to-deploy remediations.

### 4.5 Workstream 5 – IT/OT Secure Integration Test

#### 4.5.1 Objective

Assess and test the security of the integration boundary between PRASA's corporate Information Technology environment and its Operational Technology environment, with the objective of validating that the boundary is correctly designed, correctly implemented, and provides defensible protection against IT-originated and OT-originated threats.

#### 4.5.2 In-Scope Integration Points (Indicative)

- Industrial DMZ design, including IT-OT firewalls, proxies, jump hosts, file transfer gateways, historian replication and unidirectional gateways where present.

- Identity and access management bridge between IT (Active Directory, federation) and OT (local accounts, engineering workstations, HMI accounts).

- Remote vendor access pathways (OEM/integrator remote access for signalling, traction, station automation, CCTV, ticketing OT, depot automation).

- Telemetry, monitoring and asset-visibility flows from OT into SOC/SIEM platforms.

- Patch, antivirus, configuration management and backup pathways crossing the IT-OT boundary.

- Engineering workstation usage policies and operational practice (USB hygiene, transient devices, vendor laptops).

#### 4.5.3 Required Frameworks

- Purdue Enterprise Reference Architecture (PERA), Levels 0–5.

- IEC 62443-3-2 (Security risk assessment for system design).

- IEC 62443-3-3 (System security requirements and security levels).

- NIST SP 800-82 Revision 3 (Guide to Operational Technology Security).

- ISA/IEC 62443-2-4 (Security program requirements for IACS service providers) – for assessing integrator and OEM service arrangements.

- CISA Cross-Sector Cybersecurity Performance Goals (CPGs) – OT extensions.

4.5.4 Approach Constraints

# SAFETY-CRITICAL CONSTRAINT

No active or intrusive testing is permitted against safety-critical OT systems including, without limitation, signalling, train protection, traction, brake control, level-crossing control, points and trackside equipment, without explicit prior written authorisation from the Group Chief Operating Officer, the responsible Engineering Executive, the responsible OEM, and the CISO. Assessment of these systems will be limited to passive observation, design and configuration review, and procedural review under Permit-to-Work conditions.

## 4.5.5 Deliverables

- IT/OT Boundary Current-State Assessment Report.

- Test results from authorised IT-OT integration tests (network segmentation validation, identity bridge testing, vendor access pathway review).

- Recommendations for IT/OT secure integration target-state, aligned to Workstream 2 architecture outputs.

- Vendor / integrator remote access policy and standard recommendation.

## 4.6 Workstream 6 – OT Cybersecurity Assessment (3 Selected Sites)

### 4.6.1 Objective

Conduct an in-depth cybersecurity assessment of three (3) operationally significant PRASA sites, jointly selected with the bidder following inception. The objective is to establish a site-level cyber risk picture, identify safety-relevant exposures, validate the resilience of critical operational processes, and produce site-specific treatment plans that can be replicated across the wider OT estate.

### 4.6.2 Site Selection Criteria

Sites will be selected jointly with PRASA based on operational criticality, representative diversity (e.g., one signalling/control facility, one depot/maintenance facility, one major station or interchange), and feasibility of safe assessment access. Final selection requires approval by the CISO and the Programme Sponsor.

### 4.6.3 Required Methodology

- Site-level threat, vulnerability and risk assessment aligned to IEC 62443-3-2 and IEC 62443-2-1.

- Asset and zone-and-conduit inventory development or validation (Levels 0–3).

- Network architecture review (logical and physical), including review of as-built diagrams against actual deployment.

- Passive network traffic analysis using OEM-approved, agreed tooling (Claroty Continuous Threat Detection, Nozomi Guardian, Dragos Platform, Tenable.ot, Forescout eye Inspect or equivalent), conducted in span/mirror configuration only.

- Configuration review of selected OT components (HMIs, engineering workstations, historians, OT-side jump hosts, OT firewalls) under PRASA Permit-to-Work.

- Physical and environmental security review of OT cabinets, control rooms, comms rooms and trackside enclosures within the assessed sites.

- Review of operational procedures: change management, vendor access, USB and removable media, incident response, backup and recovery.

- Safety and cyber-physical impact evaluation, with explicit attention to the interaction between cyber events and the rail Safety Management System.

### 4.6.4 Deliverables Per Site

- Site-Level OT Cybersecurity Assessment Report.

- Site-level asset and zone/conduit register.

- Site-level risk register and treatment plan.

- Photographic and diagrammatic evidence appendix.

- Site-level executive briefing pack (≤15 slides) for Operations leadership.

### 4.6.5 Cross-Site Synthesis

- Cross-Site OT Cybersecurity Synthesis Report with patterns, root causes and group-level recommendations.

- OT cybersecurity uplift recommendations applicable to the wider PRASA OT estate.

## 4.7 Workstream 7 – Cybersecurity Strategy and Execution Roadmap

### 4.7.1 Objective

Translate the findings of Workstreams 1 through 6 into a coherent, board-ready cybersecurity strategy and a defensible execution roadmap with sequenced initiatives, indicative investment requirements, target-state KPIs and KRIs, organisational design implications and compliance traceability.

### 4.7.2 Strategy Components

- Cybersecurity Vision, Mission and Strategic Objectives, aligned to PRASA's Corporate Plan and the National Cybersecurity Policy Framework.

- Strategic posture statement (cyber risk appetite, target-state maturity).

- Defined strategic themes (e.g., Govern & Risk, Identity-First Security, Resilient Operations, OT Security, Secure-by-Design, Talent & Culture, Third-Party & Supply Chain, Compliance & Assurance).

- Strategic principles to guide cyber investment and operating decisions over the planning horizon.

- Defined target-state operating model and CISO function design.

- KPI / KRI framework with proposed targets and measurement cadence.

- Compliance traceability against POPIA, NCPF, the Cybercrimes Act (Act No. 19 of 2020), King IV, ISO/IEC 27001:2022, NIST CSF 2.0 and Treasury Instructions.

### 4.7.3 Roadmap Components

- Initiative portfolio: a complete catalogue of all initiatives required to move PRASA from current-state to target-state maturity, each with objective, scope, dependencies, success criteria, indicative effort and indicative cost.

- Roadmap visualisation covering an 18-, 24- and 36-month horizon, with quarterly milestones.

- Sequencing and dependency mapping, including critical-path identification.

- Indicative investment plan: CapEx and OpEx envelope by year, by initiative cluster, with sensitivity analysis.

- Quick-wins package (initiatives executable within 90 days).

- Year-one execution plan with named owners, deliverables, gates and reporting cadence.

### 4.7.4 Deliverables

- PRASA Cybersecurity Strategy (full document, 60–100 pages).

- PRASA Cybersecurity Roadmap (workbook + visual artefacts).

- Board / Risk & ICT Sub-Committee presentation pack.

- Investment Case (indicative financial envelope, benefits, risk-adjusted ROI).

- Year-One Execution Plan.

- Compliance Traceability Matrix.

## 4.8 Workstream 8 – CISO Execution Support

### 4.8.1 Objective

Provide focused advisory support to the newly appointed CISO during the engagement, ensuring that the strategy and roadmap are immediately executable and that the CISO is equipped with the artefacts, briefings and instruments required to drive the first ninety (90) and one hundred and eighty (180) days post-approval.

### 4.8.2 Activities

- Weekly working session with the CISO and CISO Office across the engagement.

- Co-production of foundational governance instruments: Cybersecurity Charter, Cybersecurity Policy, Information Security Policy, Acceptable Use Policy, Privileged Access Policy, OT Cybersecurity Policy, Third-Party Cybersecurity Policy, Incident Response Policy and Plan.

- Co-production of supporting standards and procedures (asset management, vulnerability management, change management security review, joiner-mover-leaver, secure development lifecycle).

- Cybersecurity Steering Committee design, charter, RACI and reporting templates.

- Risk and ICT Sub-Committee / Board pack template and inaugural briefing.

- CISO dashboard prototype (executive cyber metrics).

- Day 1, Day 30, Day 90 and Day 180 CISO Execution Plan.

- Stakeholder engagement plan (Group CEO, Group CFO, Group COO, Group CIO, Group Chief Risk Officer, Group Chief Audit Executive, Group Chief Legal Officer, Group Head: SCM, Group Head: HR, Group Head: Security).

### 4.8.3 Deliverables

- CISO Execution Pack: policy and standard library (drafts), governance instruments, stakeholder briefing materials, KPI dashboard prototype, and 90/180-day execution plan.

- Weekly CISO Office briefing notes.

- Programme close-out briefing for the Group CEO and Board.

- At programme close, the bidder must provide evidence that all CISO execution artefacts, governance instruments, reporting templates and execution actions have been loaded into the Workstream 9 GRC platform as live records where applicable.

- The bidder must support structured knowledge transfer for the CISO Office, with platform-specific operational training delivered under Workstream 9.

## 4.9 Workstream 9 – Automated Governance, Risk and Compliance Platform

### 4.9.1 Objective

The bidder must implement a permanent, automated Governance, Risk and Compliance (GRC) platform that converts programme outputs into live cyber governance, risk, compliance, privacy and assurance records. The platform must be configured, populated with programme findings, operational at handover, and capable of being owned and operated by PRASA after implementation.

### 4.9.2 Minimum Functional Scope

- Multi-framework compliance management aligned to NIST CSF 2.0, ISO/IEC 27001:2022, ISO/IEC 27002:2022, POPIA, Cybercrimes Act, NCPF, King IV, COBIT 2019 and IEC 62443.

- Enterprise cyber risk register, issue tracking and remediation management covering findings from all workstreams.

- Evidence management and control traceability, including attachment of supporting evidence and tracking of evidence status.

- Executive dashboards and board-ready reporting for maturity, compliance, risk exposure, remediation progress, KRIs and KPIs.

- Financial cyber risk quantification using FAIR or an equivalent defensible methodology.

- Third-party risk, privacy, policy, exception, audit and assurance management capability.

### 4.9.3 Platform Deployment and Configuration Requirements

- The platform must be deployed in a PRASA-approved environment with appropriate access control, encryption, logging, backup and audit capability.

- The bidder must configure PRASA-specific roles, workflows, control libraries, dashboards, risk taxonomies, reports and escalation rules.

- Outputs from Workstreams 1 to 8 must be captured in the platform as live records, including risks, findings, remediation actions and CISO execution items.

- The platform must support role-based access, segregation of duties, audit trails, evidence attachments, reporting and data export.

### 4.9.4 Knowledge Transfer and Operational Handover

- The bidder must train the CISO Office and at least five (5) nominated ICT staff members to administer, operate and report from the platform.

- Training must include administrator training, user training, reporting guidance, workflow management and practical handover sessions.

- The bidder must provide concise runbooks covering routine platform operations, evidence refresh, risk review, reporting, user access and audit preparation.

- Operational handover and administrator readiness are mandatory for programme closure and final payment.

### 4.9.5 Deliverables

- GRC Platform Implementation and Configuration Design Document.

- Configured and operational GRC platform with approved frameworks, controls, workflows, dashboards and risk registers activated.

- Live compliance dashboard and cross-workstream risk registers.

- Financial cyber risk quantification model and report.

- Platform administrator guide, user guide, reporting guide and operational runbooks.

- Knowledge transfer pack, including training materials, attendance registers and recorded sessions where applicable.

- Steady-state handover pack confirming PRASA ownership, operating model and closure readiness.

## 5. SPECIFICATIONS OF THE WORK OR PRODUCTS OR SERVICES REQUIRED

5.1 Mandatory Key Personnel

Bidders must provide the below resources accompanied by CVs and relevant certificates.

Bidders are required to nominate a delivery team in line with the role profiles set out below. Each named individual must have a current curriculum vitae and copies of their relevant certifications attached as part of the bid response. Substitution of named personnel during execution is permitted only with prior written consent of the PRASA Chief Information Security Officer (CISO), and only against an individual of equal or better profile.

| Role | Minimum Experience | Mandatory Credentials (or recognised equivalent) | Name of the Proposed Resource | Compliance (Yes / No) |
| --- | --- | --- | --- | --- |
| Engagement Director | 18 years cyber; 8 years client-facing programme leadership. | CISSP and (CISM or CRISC); experience leading at least one multisite critical-infrastructure cybersecurity programme of comparable scale. |  |  |
| Lead Consultant – Strategy & Maturity | 15 years cyber advisory. | CISSP or CISM; demonstrable lead-author experience on at least three NIST CSF or equivalent maturity assessments; degree in Computer Science, Engineering, Information Systems or equivalent. The Lead MUST be SSA Vetted. |  |  |
| Penetration Testing Lead | 12 years offensive security. | CREST CCT App and / or CCT Inf (or OSCE3 / OSCP + OSWE / OSEP); evidence of leading large-scale external, internal, application and API test programmes. |  |  |
| OT / ICS Cybersecurity Lead | 12 years industrial environments; 6 years OT cyber. | GICSP and / or IEC 62443 Cybersecurity Expert; documented field experience on at least two operational OT assessments in rail, energy, oil & gas, utilities or transport. |  |  |
| Security Architecture Lead | 12 years architecture roles. | SABSA Chartered (SCF / SCP) and / or TOGAF; CCSP or hyperscaler Security Specialty; experience with Zero Trust reference architectures (NIST 800-207, CISA ZTMM). |  |  |
| Cloud Security Lead | 10 years cyber; 5 years cloud. | CCSK and / or CCSP; AWS Security Specialty and Microsoft SC-100 (or AZ-500); experience with CIS / CSA CCM cloud configuration reviews. |  |  |
| GRC and Compliance Lead | 12 years GRC and audit. | CISA and (CRISC or ISO 27001 Lead Implementer / Lead Auditor); demonstrated experience aligning programmes to POPIA, King IV and NIST CSF. |  |  |
| Project Manager | 10 years programme delivery. | PMP or PRINCE2 Practitioner; preferably with prior delivery of critical infrastructure cyber programmes; full-time allocation for the duration of the engagement. |  |  |

## 6. DELIVERABLES

The successful bidder will produce the following deliverables. All deliverables are subject to PRASA review and formal acceptance against a documented acceptance criterion. Each deliverable must be issued in editable Microsoft Word and / or Microsoft Excel and / or Microsoft PowerPoint format as appropriate, in addition to a controlled-distribution PDF copy. All deliverables must carry version control, classification marking, and an executive summary.

6.1 Master Deliverables Register

| Ref. | Workstream | Deliverable | Format | Phase |
| --- | --- | --- | --- | --- |
| D-01 | Programme | Inception Report (scope confirmation, RoE, refined plan) | DOCX + PDF | Inception |
| D-02 | Programme | Detailed Project Management Plan (PMP) including risk, comms, quality, change, stakeholder plans | DOCX + PDF | Inception |
| D-03 | Programme | Combined Rules of Engagement (RoE) for all VAPT and IT/OT testing activities | DOCX + PDF | Inception |
| D-04 | WS1 | NIST CSF 2.0 Cyber Maturity Assessment Report (Executive + Full) | DOCX + PDF | Assessment |
| D-05 | WS1 | Per-Subcategory Scoring Workbook with evidence references | XLSX | Assessment |
| D-06 | WS1 | Maturity Heatmap and Visualisation Pack | PPTX + PDF | Assessment |
| D-07 | WS1 | Compliance Traceability Matrix (NIST ↔ ISO ↔ NIST 800-53 ↔ COBIT ↔ POPIA ↔ NCPF) | XLSX | Assessment |
| D-08 | WS2 | Current-State Security Architecture Report (with diagrams) | DOCX + PDF | Assessment |
| D-09 | WS2 | Target-State Security Reference Architecture (with diagrams and patterns) | DOCX + PDF | Strategy |
| D-10 | WS2 | Zero Trust Maturity Assessment & Adoption Pathway | DOCX + PDF | Strategy |
| D-11 | WS3 | External Penetration Test Report (Executive, Technical, Remediation, Retest) | DOCX + PDF | Testing |
| D-12 | WS3 | Internal Penetration Test Report | DOCX + PDF | Testing |
| D-13 | WS3 | Web Application Penetration Test Report (per application) | DOCX + PDF | Testing |
| D-14 | WS3 | Mobile Application Penetration Test Report (per application, iOS & Android) | DOCX + PDF | Testing |
| D-15 | WS3 | API Penetration Test Report (per API surface) | DOCX + PDF | Testing |
| D-16 | WS3 | Consolidated VAPT Findings Register with risk scoring and remediation plan | XLSX | Testing |
| D-17 | WS3 (Optional) | Breach and Attack Simulation Baseline Report (if activated) | DOCX + PDF | Testing |
| D-18 | WS4 | Critical Asset Configuration Review Report (On-Premise) | DOCX + PDF | Assessment |
| D-19 | WS4 | Cloud Security Posture Assessment Report (per cloud) | DOCX + PDF | Assessment |
| D-20 | WS4 | Per-Asset Configuration Deviation Workbook | XLSX | Assessment |
| D-21 | WS4 | PRASA-Tailored Hardening Baselines / Group Policy Packages | Package + DOCX | Assessment |
| D-22 | WS5 | IT/OT Boundary Current-State Assessment Report | DOCX + PDF | Assessment |
| D-23 | WS5 | IT/OT Secure Integration Test Report | DOCX + PDF | Testing |
| D-24 | WS5 | Vendor / Integrator Remote Access Policy & Standard (recommendation) | DOCX + PDF | Strategy |
| D-25 | WS6 | OT Cybersecurity Assessment Report – Site #1 | DOCX + PDF | Assessment |
| D-26 | WS6 | OT Cybersecurity Assessment Report – Site #2 | DOCX + PDF | Assessment |
| D-27 | WS6 | OT Cybersecurity Assessment Report – Site #3 | DOCX + PDF | Assessment |
| D-28 | WS6 | Per-Site Asset & Zone/Conduit Register | XLSX | Assessment |
| D-29 | WS6 | Cross-Site OT Cybersecurity Synthesis Report | DOCX + PDF | Strategy |
| D-30 | WS7 | PRASA Cybersecurity Strategy (three-year) | DOCX + PDF | Strategy |
| D-31 | WS7 | PRASA Cybersecurity Roadmap (workbook + visual) | XLSX + PPTX | Strategy |
| D-32 | WS7 | Investment Case (CapEx / OpEx envelope, benefits, risk-adjusted ROI) | XLSX + DOCX | Strategy |
| D-33 | WS7 | Year-One Execution Plan with named owners and quarterly milestones | XLSX + DOCX | Strategy |
| D-34 | WS7 | Board / Risk & ICT Sub-Committee Presentation Pack | PPTX + PDF | Strategy |
| D-35 | WS8 | CISO Execution Pack (policies, standards, charters, briefing materials) | DOCX + PDF Library | Throughout |
| D-36 | WS8 | CISO Dashboard Prototype (executive cyber metrics) | XLSX / PPTX | Strategy |
| D-37 | WS8 | Day 1 / Day 30 / Day 90 / Day 180 CISO Execution Plan | DOCX + PDF | Closure |
| D-38 | Programme | Weekly Programme Status Reports | PPTX + PDF | Throughout |
| D-39 | Programme | Monthly Programme Steering Committee Pack | PPTX + PDF | Throughout |
| D-40 | Programme | Programme Close-Out Report and Lessons Learned | DOCX + PDF | Closure |
| D-41 | Programme | Knowledge Transfer Pack (run-books, templates, training materials) | Mixed | Closure |
| D-42 | Programme | Final Programme Executive Briefing to Group CEO and Board | PPTX + PDF | Closure |
| D-43 | WS9 | GRC Platform – Steady-State Handover Package: fully operational, on-prem GRC platform with all workstream outputs embedded as live records; all frameworks activated (NCPF, NIST CSF 2.0, ISO/IEC 27001:2022, IEC 62443, POPIA, Cybercrimes Act, King IV); integrations configured with automated evidence refresh; FAIR-based risk quantification enabled; TPRM, privacy, audit, policy, KPI/KRI, PTaaS, and AI governance modules active. Includes complete run-book documentation. | Platform + DOCX | Closure |
| D-44 | WS9 | GRC Platform – Knowledge Transfer and Training Programme: structured training for CISO Office and at least five ICT staff covering all modules, integrations, reporting, evidence management, and workflows; includes instructor-led and recorded sessions. Personnel credentialled on completion. Mandatory for programme closure and final payment. | Training Pack + Recorded Sessions | Closure |
| D-45 | WS9 | GRC Platform – Live Compliance Dashboard: real-time multi-framework posture (NIST CSF 2.0, ISO 27001:2022, POPIA, NCPF, IEC 62443) with evidence drill-down, remediation tracking, automated daily evidence updates, alerting, and board-ready reporting— fully operational at handover | Platform | Strategy |
| D-46 | WS9 | GRC Platform – Financial Cyber Risk Quantification Report: FAIR (or equivalent) model quantifying cyber risk in financial terms; at least five PRASA-specific scenarios with ALE, PML ranges, and treatment impact for Board decision-making. | DOCX + PDF + Platform | Assessment |
| D-47 | WS9 | GRC Platform – Live Cross-Workstream Risk Registers: continuously updated registers covering (a) Architecture risks (MITRE ATT&CK mapped, NIST CSF 2.0 & NCPF aligned), (b) Configuration compliance deviations (CIS, ISO 27001 mapped, with drift detection), and (c) OT compliance (IEC 62443, NIST SP 800-82, NCPF aligned). Accessible enterprise-wide and maintained post engagement. | Platform | Assessment / Strategy |

6.2 Deliverable Acceptance Process

Each deliverable will follow a formal acceptance process consisting of

- the bidder issues the deliverable in draft,

- PRASA reviews and provides consolidated written feedback within ten (10) business days,

- the bidder issues a revised version addressing all feedback,

- PRASA accepts in writing or escalates to the Cybersecurity Steering Committee.

Failure to achieve formal acceptance within two (2) revision cycles will trigger an Issue under the contract's Issue Management process.

6.3 Intellectual Property and Confidentiality

All deliverables produced under this engagement become the property of PRASA and are subject to the confidentiality provisions of the contract. The bidder retains rights to underlying generic methodologies, tooling and reference frameworks. PRASA shall have a perpetual, royalty-free, irrevocable, non-exclusive licence to use, reproduce, modify and distribute the deliverables internally, to its auditors, regulators and selected third parties under appropriate confidentiality arrangements.

## 7. PROGRAMME TIMELINE

PRASA requires the main programme delivery to be executed and completed within a maximum elapsed period of six (6) calendar months from the date of contract signature and kick-off, followed by a further six (6) months of handholding, stabilisation and post-implementation support.

### 7.1 High-Level Timeline

The indicative high-level timeline below covers the initial sixteen (16) week core delivery window. Bidders are required to propose their own detailed week-by-week schedule for the full six (6) month delivery period and the subsequent six (6) month handholding period.

| Phase | Title | Duration | Key Activities |
| --- | --- | --- | --- |
| P0 | Mobilisation & Inception | Week 1–2 | Team mobilisation; kick-off; security clearance and access provisioning; PMP and RoE finalisation; site selection (WS6); detailed schedule baseline; stakeholder map and engagement plan; tool deployment for assessment evidence repository. |
| P1 | Discovery & Maturity Assessment | Week 2–6 | WS1 maturity interviews and evidence collection; WS2 architecture discovery; WS4 configuration data collection; WS5 boundary discovery; site planning for WS6. First Steering Committee. |
| P2 | Active Testing | Week 5– 10 | WS3 external, internal, web, mobile, API VAPT; WS5 IT/OT secure integration tests; WS6 OT site assessments. Daily test cadence; weekly findings working groups; immediate notification of any critical findings. |
| P3 | Analysis & Synthesis | Week 9– 13 | Cross-workstream synthesis; target-state architecture finalisation; site-cross synthesis; preliminary strategy and roadmap drafting; CISO Office co-production sessions; alignment workshops. |
| P4 | Strategy, Roadmap & Closure | Week 13– 16 | Strategy and Roadmap finalisation; Investment Case; Year-One Execution Plan; Board / Subcommittee presentation; CISO 90/180-day plan; Knowledge Transfer; programme closeout; final deliverables acceptance. |

### 7.2 Key Milestones

| Milestone | Description | Target |
| --- | --- | --- |
| M1 | Contract signature and programme kick-off | Week 1 |
| M2 | Inception Report and PMP accepted | End of Week 2 |
| M3 | Rules of Engagement signed for all VAPT/Integration testing | End of Week 3 |
| M4 | Maturity assessment evidence collection complete | End of Week 6 |
| M5 | Active testing complete (WS3, WS5) | End of Week 10 |
| M6 | OT Site Assessments complete (WS6, 3 sites) | End of Week 11 |
| M7 | Draft Strategy and Roadmap issued for PRASA review | End of Week 13 |
| M8 | Final Strategy, Roadmap, Investment Case accepted | End of Week 15 |
| M9 | Board / Risk & ICT Sub-Committee presentation delivered | Week 16 |
| M10 | Programme close-out and lessons learned accepted | Week 16 |

### 7.3 Critical Success Factors for the Timeline

Bidders are expected to be realistic about timeline assumptions and to clearly state the PRASA dependencies required to hold the schedule. PRASA undertakes to make available the following:

- Stakeholder availability for interviews and workshops, scheduled in advance.

- Documentation, evidence and read access to assessment artefacts under NDA.

- Access (logical and physical) for testing within the agreed RoE.

- Designated PRASA Programme Manager and workstream-level counterparts.

- Timely review and feedback on deliverables (10 business-day target).

- Site access and Permit-to-Work for OT site assessments.

## 8. PROGRAMME GOVERNANCE, APPROACH AND QUALITY

### 8.1 Governance Structure

The programme will be governed through a three-tier structure designed to provide executive direction, delivery oversight and operational coordination.

#### 8.1.1 Tier 1 – Executive Programme Sponsorship

- Programme Executive Sponsor: Group CEO, PRASA.

- Programme Accountable Executive: Group Chief Information Officer (GCIO), PRASA.

- Reporting cadence: monthly executive review, with ad-hoc convening on Critical findings.

#### 8.1.2 Tier 2 – Cybersecurity Steering Committee

- Chair: Group CIO.

- Members: CISO; Group Chief Risk Officer; Group Chief Audit Executive; Group Chief Operating Officer (or delegate); Group Chief Legal Officer (or delegate); Group Head: SCM; representatives of Engineering, Operations and Capital Programmes; bidder Engagement Partner; bidder Programme Director.

- Reporting cadence: every two (2) weeks during P1-P3, weekly during P4.

- Decision rights: scope changes, exception approvals, risk acceptance, deliverable acceptance escalations.

#### 8.1.3 Tier 3 – Programme Delivery Forum

- Chair: CISO / Programme Sponsor.

- Members: PRASA Programme Manager, workstream leads from PRASA and bidder, named bidder workstream consultants.

- Reporting cadence: weekly during the engagement, with workstream-level daily stand-ups during active testing phases.

### 8.2 RACI Overview

| Activity | Group CIO | CISO | PRASA PM | Bidder |
| --- | --- | --- | --- | --- |
| Scope confirmation | A | R | C | R |
| Methodology selection and approval | A | R | I | R |
| RoE approval | A | R | C | R |
| Stakeholder access and scheduling | I | C | R | C |
| Conduct of assessments and testing | I | C | C | R |
| Evidence collection and retention | I | C | I | R |
| Deliverable production | I | C | C | R |
| Deliverable review and acceptance | A | R | C | C |
| Risk and Issue management | A | R | R | R |
| Strategy and roadmap endorsement | A | R | C | R |
| Board / Sub-Committee reporting | A | R | I | C |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed.

### 8.3 Quality Management

The bidder must operate a documented quality management approach for the engagement, including:

- A named Quality Assurance Lead (independent of the delivery team) who reviews every external deliverable before release.

- Compliance with the bidder's ISO 9001:2015 quality management system.

- Defined acceptance criteria per deliverable, agreed at inception.

- Internal peer review and sign-off process before any deliverable is issued to PRASA.

- Lessons-learned capture at each phase gate.

### 8.4 Risk and Issue Management

A Programme Risk Register and Issue Log must be maintained from inception, reviewed at every Steering Committee and reported in every status report. Any Critical risk (impact on safety, service continuity, regulatory exposure or programme viability) must be notified within four (4) hours of identification through the agreed escalation protocol.

### 8.5 Data Protection and Confidentiality

The bidder must operate the engagement in full compliance with the Protection of Personal Information Act, Act No. 4 of 2013 (POPIA), and equivalent international standards. All personal information processed during the engagement is processed on behalf of PRASA as the Responsible Party, with the bidder acting as an Operator within the meaning of POPIA. The bidder must comply with the data processing addendum, where applicable.

- All evidence and findings repositories must be encrypted at rest (AES-256 or stronger) and in transit (TLS 1.2+ with strong ciphers).

- Access to PRASA data must be restricted to named, vetted personnel.

- All bidder personnel must hold valid criminal record clearance and sign individual NDAs.

- Data residency: PRASA may require certain data classes to remain within the Republic of South Africa. Bidders must declare the geographic locations from which the engagement will be delivered and the locations of any data processing.

- Upon engagement closure, all PRASA data must be securely returned and/or destroyed under a signed certificate of destruction.

### 8.6 Safety, Health, Environment and Quality (SHEQ) Compliance

All on-site work (Workstream 5 sample testing, Workstream 6 site assessments, any other physical visits) is subject to PRASA's SHEQ regime. The bidder is required to:

- Maintain a documented occupational health and safety management system aligned to ISO 45001:2018, given the field-based and operationally sensitive nature of OT and rail infrastructure work.

- Provide proof of valid Public Liability and Professional Indemnity insurance.

- Provide PPE compliant with the site requirements (high-visibility clothing, safety footwear, eye protection where required, additional PPE as directed).

- Comply with PRASA's Permit-to-Work, Site Induction and Safety Briefing requirements before commencing any work at a PRASA site.

- Comply with the Occupational Health and Safety Act, Act No. 85 of 1993, and the Construction Regulations, where applicable.

### 8.7 Knowledge Transfer

Knowledge transfer is a contractual requirement and not an optional add-on. The bidder must include in its proposal:

- A structured shadowing programme for the CISO Office across the engagement.

- Run-books, templates, and how-to guides for the activities being assessed.

- Two (2) facilitated knowledge-transfer workshops at the conclusion of each phase.

- A capability uplift plan covering the CISO Office and Group ICT security function.

9.  CONTRACT DURATION

- 12 months

- PRASA requires the main programme delivery to be executed and completed within a maximum elapsed period of six (6) calendar months from the date of contract signature and kick-off, followed by a further six (6) months of handholding, stabilisation and post-implementation support.

SECTION 2

NOTICE TO BIDDERS

# Responses to RFQ

Responses to this RFQ must not include documents or reference relating to any other quotation or proposal. Any additional conditions must be embodied in an accompanying letter.

Proposals must reach the PRASA before the closing hour on the date shown on SBD1 above and must be enclosed in a sealed envelope.

# Communication

Respondent/s are warned that a response will be liable for disqualification should any attempt be made either directly or indirectly to canvass any SCM Officer(s) or PRASA employee in respect of this RFQ between the closing date and the date of the award of the business.

# BIDDERS COMPLAINTS PROCESS

# Bidders are advised to utilize this email address (SCM.Complaints@prasa.co.za) for lodging of complains to PRASA in relation to this bid process. The following minimum information about the bidder must be included in the complaint:

    - Bid/Tender Description

    - Bid/Tender Reference Number

    - Closing date of Bid/Tender

    - Supplier Name;

    - Supplier Contact details

    - The detailed compliant

# Legal Compliance

The successful Respondent shall be in full and complete compliance with any and all applicable national and local laws and regulations.

# Changes to Quotations

Changes by the Respondent to its submission will not be considered after the closing date and time.

# Pricing

All prices must be quoted in South African Rand on a fixed price basis, including all applicable taxes.

# Binding Offer

Any Quotation furnished pursuant to this Request shall be deemed to be an offer. Any exceptions to this statement must be clearly and specifically indicated.

# Disclaimers

# PRASA is not committed to any course of action as a result of its issuance of this RFQ and/or its receipt of a Quotation in response to it. Please note that PRASA reserves the right to:

# Modify the RFQ’s goods / service(s) and request Respondents to re-bid on any changes;

# Reject any Quotation which does not conform to instructions and specifications which are detailed herein;

# Reject Quotations submitted after the stated submission deadline or at the incorrect venue ;

## Should a contract be awarded on the strength of information furnished by the Respondent, which after conclusion of the contract, is proved to have been incorrect, PRASA reserves the right to cancel the contract.

## PRASA reserves the right to award business to the highest scoring bidder/s unless objective criteria justify the award to another Respondent.

## Should the preferred fail to sign or commence with the contract within a reasonable period after being requested to do so, PRASA reserves the right to award the business to the next highest ranked Respondent provided that he/she is still prepared to provide the required goods at the quoted price.

# LEGAL REVIEW

Proposed contractual terms and conditions submitted by a Respondent will be subjected to review and acceptance or rejection by PRASA’s Legal Counsel, prior to consideration for an award of business.

# NATIONAL TREASURY’S CENTRAL SUPPLIER DATABASE

# Respondents are required to self-register on National Treasury’s Central Supplier Database (CSD) which has been established to centrally administer supplier information for all organs of state and facilitate the verification of certain key supplier information. PRASA is required to ensure that price quotations are invited and accepted from prospective bidders listed on the CSD.

# Business may not be awarded to a respondent who has failed to register on the CSD.  Only foreign suppliers with no local registered entity need not register on the CSD. The CSD can be accessed at https://secure.csd.gov.za/.

# PROTECTION OF PERSONAL DATA

In responding to this bid, PRASA acknowledges that it may obtain and have access to personal data of the Respondents. PRASA agrees that it shall only process the information disclosed by Respondents in their response to this bid for the purpose of evaluating and subsequent award of business and in accordance with any applicable law.

Furthermore, PRASA will not otherwise modify, amend or alter any personal data submitted by Respondents or disclose or permit the disclosure of any personal data to any Third Party without the prior written consent from the Respondents. Similarly, PRASA requires Respondents to process any personal information disclosed by PRASA in the bidding process in the same manner.

- EVALUATION METHODOLOGY

The evaluation of bids by the evaluation committee will be conducted at various levels. The following levels will be applied in the evaluation.

| Level | Description |
| --- | --- |
| Verify Completeness | The bid is checked for completeness and whether all required documentation have been complied with incomplete bids will be disqualified |
| Verify Compliance | The bids are checked to verify that the essential RFQ requirements have been met. Non- Compliant bids will be disqualified |
| Mandatory Evaluation Requirement | Provide documentation from OEM which confirms the partnership /reseller /distributor status. Evidence in the form of a signed or valid partnership letter from OEM must be submitted with the quotation |
| Specific Goals | Evaluate bids on specific goals |
| Price Evaluation | Bidders will be evaluated on price offered |
| Recommendation | Report formulation and recommendation of preferred bidder |
| Approval | Approval and Notification of the bidders |

EVALUATION CRITERIA

Interested bidders for this project shall be evaluated in terms of their administrative responsiveness, substantive responsiveness, technical/functional (capacity testing) evaluation and preference points.  The evaluation committee shall use the following Evaluation Criteria depicted in table below for the selection of the preferred bidder that shall render / deliver the required works, goods and / or services.

| Evaluation Process | Evaluation Component / Points |  |
| --- | --- | --- |
| Stage 1A | Substantive responsiveness (mandatory) |  |
| Stage 1 B | Administrative Responsiveness |  |
| Stage 2 | Technical/Functional Criteria |  |
| Stage 3 |  | Pricing and Specific Goals |
| Price |  | 80 |
| Specific Goals |  | 20 |
| TOTAL |  | 100 |

Stage 1 - Mandatory and Basic Compliance Requirements (Substantive and Administrative Responsiveness)

- ADMINISTRATIVE RESPONSIVENESS

The test for administrative responsiveness will include completeness of response and whether all returnable and/or required documents, certificates; verify completeness of warranties and other bid requirements and formalities have been complied with. Incomplete Bids will be disqualified.

- Validity Period

  - PRASA requires a validity period of sixty (60) Working Days from the closing date.

  - Respondents are to note that they may be requested to extend the validity period of their response, on the same terms and conditions, if the internal processes are not finalized within the validity period.   However, once the delegated authority has approved the process, therefore, the validity of the successful respondent(s)’ bid will be deemed to remain valid until finalization of the of award.),

- PUBLICATION OF INFORMATION ON THE National Treasury e-tender portal

# Respondents are to note that, bid awards, amendments and cancellations will be published on the e-tender portal and or media used to advertise the bid. For the award of business, PRASA is required to publish the prices and preferences claimed of the successful and unsuccessful Respondents inter alia on the National Treasury e-Tender Publication Portal, (www.etenders.gov.za), on CIDB website for construction related RFQ’s. (Where applicable).

- Returnable Documents

Returnable Documents means all the documents, Sections and Annexures, as listed in the tables below. There are three types of returnable documents as indicated below and Respondents are urged to ensure that these documents are returned with the quotation based on the consequences of non-submission as indicated below:

# 16.1. Mandatory Returnable Documents

Failure to provide Mandatory Returnable Documents at the Closing Date and time of this RFQ will result in a Respondent’s disqualification. Respondents are therefore urged to ensure that all documents are returned with their Quotations.

SECTION 3

- EVALUATION CRITERIA:

Bidders are to comply with the following requirements and failure to comply may lead to disqualification.

Stage 	1A - Mandatory Compliance Requirements (Substantive Responsiveness)

If a supplier / bidder does not submit the following documents the Proposal will be disqualified automatically:

| No. | Description of mandatory requirement and evidence to be submitted | Compliant |
| --- | --- | --- |
| a) | Completion and submission of all RFQ documentation, including all declarations and all applicable Standard Bidding Documents (SBDs), duly completed and signed where required. | Yes / No |
| b) | ISO/IEC 27001:2022 – Information Security Management System certification. The bidder, or the relevant partner / consortium member responsible for handling PRASA information, vulnerability data, configuration data, and OT site information, must hold a current ISO/IEC 27001:2022 certification. Evidence required: Valid certificate issued by an accredited certification body, clearly showing the legal entity name, standard, certificate number, issue date and expiry date. The certificate must be valid at the bid closing date. | Yes / No |
| c) | IEC 62443 / OT cybersecurity capability. The bidder, or its partner / consortium member responsible for OT / ICS cybersecurity work, must demonstrate firm-level OT cybersecurity capability evidenced through certified personnel or equivalent ISA / IEC 62443 programme capability. Evidence required: Valid certificates for nominated OT / ICS cybersecurity personnel. At least one of the following must be submitted: ISA/IEC 62443 Cybersecurity Expert; ISA/IEC 62443 Specialist across relevant domains; GICSP; or another recognised OT / ICS cybersecurity certification acceptable to PRASA.. | Yes / No |
| d) | Technical proposal and qualified resources. The bidder must submit a complete technical proposal covering all requirements in Section 5, including the nomination of qualified resources, CVs, relevant certifications, and clear mapping of proposed personnel to the required roles. | Yes / No |

Stage 1B –Basic Compliance Requirements

If the bidder does not submit the following basic compliance documents, the bid may be disqualified. Where permitted by PRASA, these documents must be made available within the specified period after notification, for example within seven (7) days.

| No. | Description of requirement | Compliant |
| --- | --- | --- |
| a) | Signed Joint Venture, Consortium Agreement or Partnering Agreement (whichever is applicable) |  |
| b) | Original or certified B-BBEE certificate issued by SANAS. Bidder to include affidavit for QSEs and EMEs. In cases of JVs or consortiums, a combined B-BBEE certificate in the name of the JV/Consortium must be submitted. |  |
| c) | CSD supplier registration number (should a bidder not registered on CSD, the bidder will be afforded 14 days after the closing date to register accordingly) |  |
| d) | Valid Tax Compliance Status PIN issued by SARS, or equivalent tax compliance confirmation acceptable to PRASA. |  |
| e) | Company registration documents |  |
| f) | Copies of Directors’ ID documents |  |

- STAGE 2 - Technical / Functionality Requirements

Qualifying bidders shall be evaluated on technicality / functionality after meeting all compliance requirements outlined above. The minimum threshold for the technical/functionality requirements is 70%.  Bidders who score below the minimum requirement shall not be considered for further evaluation in stage 3.

| ITEM | CRITERIA | WEIGHT |
| --- | --- | --- |
| 1 | Company Experience | 40 |
| 2 | Project Methodology and Approach | 30 |
| 3 | Understanding of Rail/Transport Environment and Risk Context | 30 |
|  | TOTAL | 100 |

Details of the scoring methodology presented above are outlined below:

| ITEM | CRITERIA | WEIGHT | SCORES |
| --- | --- | --- | --- |
| 1 | Company Experience: The bidder, either individually or collectively with its partners and/or consortium members, must demonstrate experience in a minimum of three (3) comparable cybersecurity assessment engagements completed within the past five (5) years. At least one (1) of these engagements must have included an operational technology (OT) or industrial control system (ICS) component. Verifiable client references, with named client contact, role, contact e-mail address and engagement period must be provided. PRASA reserves the right to contact references directly. | 40 | 0: No evidence provided or not comparable 1: One (1) engagement with limited relevance to scope 2: Two (2) engagements of moderate relevance (partial alignment to cybersecurity assessment scope) 3: Three (3) engagements clearly aligned to enterprise cybersecurity assessments (e.g., maturity, VAPT, architecture) 4: Three (3) highly relevant engagements including at least one with IT/OT or ICS scope, demonstrating application of recognised frameworks (e.g., NIST, ISO 27001, IEC 62443) 5: Four (4) or more highly relevant, complex, multi-domain engagements (IT, OT, architecture, VAPT), including at least one in critical infrastructure (transport, energy, utilities) and demonstrable use of IEC 62443 |
| ITEM | CRITERIA | WEIGHT | SCORES |
| 2 | Project Methodology and Approach: Bidders must provide a detailed methodology for executing the cybersecurity assessment, including approach, tools, standards (e.g., NIST, ISO 27001, IEC 62443), phases, deliverables, and quality assurance mechanisms. The methodology must clearly demonstrate understanding of both IT and OT/ICS environments. | 30 | 0: No methodology provided 1: Generic methodology with little to no alignment to scope or standards 2: Basic methodology with limited structure and weak linkage to recognised standards 3: Adequate methodology aligned to recognised standards (e.g., NIST, ISO), covering core assessment activities 4: Comprehensive, structured methodology covering all major workstreams (maturity, architecture, VAPT, configuration, IT/OT integration, OT sites), with clear phases, deliverables, and standards alignment (NIST CSF, ISO 27001, IEC 62443) 5: Highly detailed, integrated methodology demonstrating: • End-to-end traceability (evidence → findings → risk → roadmap) • Explicit alignment to NIST CSF 2.0 and IEC 62443 (3-2, 3-3) • Defined QA, validation, and governance processes • Safety-aware OT approach (non-intrusive testing, permit-to-work) • Clear integration across IT and OT domains |
| 3 | Understanding of Rail/Transport Environment and Risk Context | 30 | 0: No methodology provided 1: Generic understanding of cybersecurity risks 2: Limited reference to Rail/Transport or critical infrastructure risks 3: Adequate understanding of Rail/Transport context (IT/OT convergence, regulatory environment) 4: Strong understanding of: • Rail/transport sector risks • OT/ICS exposure • Regulatory pressures (POPIA, Cybercrimes Act) 5: Highly contextualised, insight-driven understanding demonstrating: • IT/OT convergence risks • Safety-critical implications • Legacy OT constraints • Practical, risk-based prioritisation aligned to PRASA |
|  | TOTAL | 100 |  |

Bidders MUST meet the 70% threshold to proceed to Price and Specific Goals evaluation

  - Stage 3- Price and Specific Goals

The following formula shall be used to allocate scores to the interested bidders: The maximum points for this tender are as follows:

| DETAILS | POINTS |
| --- | --- |
| PRICE | 80 |
| SPECIFIC GOALS | 20 |
| TOTAL POINTS FOR PRICE AND SPECIFIC GOALS | 100 |

FORMULAE FOR PROCUREMENT OF GOODS AND SERVICES

POINTS AWARDED FOR PRICE THE 80/20 PREFERENCE POINT SYSTEMS

A maximum of 80 points is allocated for price on the following basis:

## 80/20

## PS = 80 (1−Pt−PminPmin)

## Where

## Ps = Points scored for price of tender under consideration

## Pt = Price of tender under consideration

## Pmin = Price of lowest acceptable tender

POINTS AWARDED FOR SPECIFIC GOALS

  - In terms of Preferential Procurement Regulation, 2022, 4(2); 5(2); 6(2) and 7(2)  of the Preferential Procurement Regulations, preference points must be awarded for specific goals stated in the tender.

SPECIFIC GOALS

Table 1: Note to tenderers: The tenderer must indicate how points are claimed for each specific goal and must not leave the points claimed column blank.

| The specific goals allocated points in terms of this RFQ | Returnables | Number of points allocated (80/20 system) |  | Number of points claimed (80/20 system) |
| --- | --- | --- | --- | --- |
| Black Women Owned | Certified copy of ID Documents of the Owners |  | 5 |  |
| Black Youth Owned | Certified copy of ID Documents of the Owners |  | 5 |  |
| Owned by Black People with Disability | Certified copy of ID Documents of the Owners and Doctor’s note confirming the disability |  | 5 |  |
| Entities with BBBEEE contributor status of at least level 1 or level 2 | B-BBEE certificate / signed affidavit. NB: In case of JV, a consolidated scorecard will be accepted |  | 5 |  |

SECTION 4

PRICING AND DELIVERY SCHEDULE

Respondents are required to complete the attached Pricing Schedule in Section 7.

- Prices must be quoted in South African Rand, inclusive of all applicable taxes.

- Price offer is firm and clearly indicate the basis thereof.

- Pricing Bill of Quantity is completed in line with schedule if applicable.

- Cost breakdown must be indicated.

- Price escalation basis and formula must be indicated.

- To facilitate like-for like comparison bidders must submit pricing strictly in accordance with this price schedule and not utilise a different format. Deviation from this pricing schedule could result in a bid being declared non-responsive.

- Please note that should you have offered a discounted price(s), PRASA will only consider such price discount(s) in the final evaluation stage on an unconditional basis.

- Respondents are to note that if price offered by the highest scoring bidder is not market related, PRASA may not award the contract to the Respondent. PRASA may:

- negotiate a market-related price with the Respondent scoring the highest points;;

- if that Respondent does not agree to a market-related price, negotiate a market-related price with the Respondent scoring the second highest points;

- if the Respondent scoring the second highest points does not agree to a market-related price, negotiate a market-related price with the Respondent scoring the third highest points;

- If a market-related price is not agreed with the Respondent scoring the third highest points, PRASA must cancel the RFQ.

I / We ______________________________________________________________ (Insert Name of Bidding Entity) of __________________________________________________________________________________

_____________________________________________________________________ code _______

(Full address) conducting business under the style or title of: ____________________________________________________________________ represented by: ___________________________________________________________________ in my capacity as:

____________________________________________________________________ being duly authorised, hereby offer to undertake and complete the above-mentioned work/services at the prices quoted in the bills of quantities / schedule of quantities or, where these do not form part of the contract,

at a lumpsum, of

R _________________________________________________________________________ (amount in numbers); ____________________________________________________________________________________________________________________________________________________________________(amount in words) Incl. VAT.

DELIVERY PERIOD: Suppliers are requested to offer their earliest delivery period possible.

Delivery will be effected within …………. working days from date of order. (To be completed by Service provider)

SECTION 5

# PRASA GENERAL CONDITIONS OF PURCHASE

# General

PRASA and the Supplier enter into an order/contract on these conditions to supply the items (goods/services/works) as described in the order/contract.

## Conditions

These conditions form the basis of the contract between PRASA and the Supplier.  Notwithstanding anything to the contrary in any document issued or sent by the Supplier, these conditions apply except as expressly agreed in writing by PRASA.

No servant or agent of PRASA has authority to vary these conditions orally.  These general conditions of purchase are subject to such further special conditions as may be prescribed in writing by PRASA in the order/contract.

## Price and payment

The price or rates for the items stated in the order/contract may include an amount for price adjustment, which is calculated in accordance with the formula stated in the order/contract.

The Supplier may be paid in one currency other than South African Rand.  Only one exchange rate is used to convert from this currency to South African Rand.  Payment to the Supplier in this currency other than South African Rand, does not exceed the amounts stated in the order/contract.  PRASA pays for the item within 30 days of receipt of the Suppliers correct tax invoice.

## Delivery and documents

The Supplier’s obligation is to deliver the items on or before the date stated in the order/contract.  Late deliveries or late completion of the items may be subject to a penalty if this is imposed in the order/contract. No payment is made if the Supplier does not provide the item as stated in order/contract.

Where items are to be delivered the Supplier:

Clearly marks the outside of each consignment or package with the Supplier’s name and full details of the destination in accordance with the order and includes a packing note stating the contents thereof; On dispatch of each consignment, sends to PRASA at the address for delivery of the items, an advice note specifying the means of transport, weight, number of volume as appropriate and the point and date of dispatch;  Sends to PRASA a detailed priced invoice as soon as is reasonably practical after dispatch of the items, and states on all communications in respect of the order the order number and code number (if any).

## Containers / packing material

Unless otherwise stated in the order/contract, no payment is made for containers or packing materials or return to the Supplier.

## Title and risk

Without prejudice to rights of rejection under these conditions, title to and risk in the items passes to PRASA when accepted by PRASA.

## Rejection

If the Supplier fails to comply with his obligations under the order/contract, PRASA may reject any part of the items by giving written notice to the Supplier specifying the reason for rejection and whether and within what period replacement of items or re-work are required.

In the case of items delivered, PRASA may return the rejected items to the Supplier at the Supplier’s risk and expense.  Any money paid to the Supplier in respect of the items not replaced within the time required, together with the costs of returning rejected items to the Supplier and obtaining replacement items from a third party, are paid by the Supplier to PRASA.

In the case of service, the Supplier corrects non-conformances as indicated by PRASA.

## Warranty

Without prejudice to any other rights of PRASA under these conditions, the Supplier warrants that the items are in accordance with PRASA’s requirements and fit for the purpose for which they are intended, and will remain free from defects for a period of one year (unless another period is stated in the Order) from acceptance of the items by PRASA.

## Indemnity

The Supplier indemnifies PRASA against all actions, suits, claims, demands, costs, charges and expenses arising in connection therewith arising from the negligence, infringement of intellectual or legal rights or breach of statutory duty of the Supplier, his subcontractors, agents or servants, or from the Supplier’s defective design, materials or workmanship.

The Supplier indemnifies PRASA against claims, proceedings, compensation and costs payable arising out of infringement by the Supplier of the rights of others, except an infringement which arose out of the use by the Supplier of things provided by PRASA.

## Assignment and sub-contracting

The successful Respondent awarded the contract may only enter into a subcontracting arrangement with PRASA’s prior approval. The contract will be concluded between the successful Respondent and

PRASA, therefore, the successful Respondent and not the sub-contractor will be held liable for performance in terms of its contractual obligations.

## Governing law

The order/contract is governed by the law of the Republic of South Africa and the parties hereby submit to the non-exclusive jurisdiction of the South African courts.

SECTION 6

SBD4

BIDDER’S DISCLOSURE

- PURPOSE OF THE FORM

Any person (natural or juristic) may make an offer or offers in terms of this invitation to bid. In line with the principles of transparency, accountability, impartiality, and ethics as enshrined in the Constitution of the Republic of South Africa and further expressed in various pieces of legislation, it is required for the bidder to make this declaration in respect of the details required hereunder.

Where a person/s are listed in the Register for Tender Defaulters and / or the List of Restricted Suppliers, that person will automatically be disqualified from the bid process.

- Bidder’s declaration

2.1 	Is the bidder, or any of its directors / trustees / shareholders / members / partners or any person having a controlling interest in the enterprise,

employed by the state?						YES/NO

2.1.1	If so, furnish particulars of the names, individual identity numbers, and, if applicable, state employee numbers of sole proprietor/ directors / trustees / shareholders / members/ partners or any person having a controlling interest in the enterprise, in table below.

| Full Name | Identity Number | Name of State institution |
| --- | --- | --- |

2.2	Do you, or any person connected with the bidder, have a relationship with any person who is employed by the procuring institution? YES/NO

2.2.1     If so, furnish particulars:

……………………………………………………………………………………

……………………………………………………………………………………

2.3 	Does the bidder or any of its directors / trustees / shareholders / members / partners or any person having a controlling interest in the enterprise have any interest in any other related enterprise whether or not they are bidding for this contract?				YES/NO

    - If so, furnish particulars:

…………………………………………………………………………….

…………………………………………………………………………….

- DECLARATION

I, the undersigned, (name)……………………………………………………………………. in submitting the accompanying bid, do hereby make the following statements that I certify to be true and complete in every respect:

3.1 	I have read and I understand the contents of this disclosure;

3.2	I understand that the accompanying bid will be disqualified if this disclosure is found not to be true and complete in every respect;

3.3 	The bidder has arrived at the accompanying bid independently from, and without consultation, communication, agreement or arrangement with any competitor. However, communication between partners in a joint venture or consortium will not be construed as collusive bidding.

3.4 	In addition, there have been no consultations, communications, agreements or arrangements with any competitor regarding the quality, quantity, specifications, prices, including methods, factors or formulas used to calculate prices, market allocation, the intention or decision to submit or not to submit the bid, bidding with the intention not to win the bid and conditions or delivery particulars of the products or services to which this bid invitation relates.

3.4	The terms of the accompanying bid have not been, and will not be, disclosed by the bidder, directly or indirectly, to any competitor, prior to the date and time of the official bid opening or of the awarding of the contract.

3.5 	There have been no consultations, communications, agreements or arrangements made by the bidder with any official of the procuring institution in relation to this procurement process prior to and during the bidding process except to provide clarification on the bid submitted where so required by the institution; and the bidder was not involved in the drafting of the specifications or terms of reference for this bid.

  - I am aware that, in addition and without prejudice to any other remedy provided to combat any restrictive practices related to bids and contracts, bids that are suspicious will be reported to the Competition Commission for investigation and possible imposition of administrative penalties in terms of section 59 of the Competition Act No 89 of 1998 and or may be reported to the National Prosecuting Authority (NPA) for criminal investigation and or may be restricted from conducting business with the public sector for a period not exceeding ten (10) years in terms of the Prevention and Combating of Corrupt Activities Act No 12 of 2004 or any other applicable legislation.

I CERTIFY THAT THE INFORMATION FURNISHED IN PARAGRAPHS 1, 2 and 3 ABOVE IS CORRECT.

I ACCEPT THAT THE STATE MAY REJECT THE BID OR ACT AGAINST ME IN TERMS OF PARAGRAPH 6 OF PFMA SCM INSTRUCTION 03 OF 2021/22 ON PREVENTING AND COMBATING ABUSE IN THE SUPPLY CHAIN MANAGEMENT SYSTEM SHOULD THIS DECLARATION PROVE TO BE FALSE.

………………………………	 ..……………………………………………

Signature	                          Date

………………………………	………………………………………………

Position 	Name of bidder

# SBD 6.1

PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2022

This preference form must form part of all tenders invited.  It contains general information and serves as a claim form for preference points for specific goals.

NB:	BEFORE COMPLETING THIS FORM, TENDERERS MUST STUDY THE GENERAL CONDITIONS, DEFINITIONS AND DIRECTIVES APPLICABLE IN RESPECT OF THE TENDER AND PREFERENTIAL PROCUREMENT REGULATIONS, 2022

- GENERAL CONDITIONS

  - The following preference point systems are applicable to invitations to tender:

- the 80/20 system for requirements with a Rand value of up to R50 000 000 (all applicable taxes included); and

- the 90/10 system for requirements with a Rand value above R50 000 000 (all applicable taxes included).

  - To be completed by the organ of state

- The applicable preference point system for this tender is the 80/20 preference point system.

- The 80/20 preference point system will be applicable in this tender. The lowest/ highest acceptable tender will be used to determine the accurate system once tenders are received.

  - Points for this tender (even in the case of a tender for income-generating contracts) shall be awarded for:

- Price; and

- Specific Goals.

  - To be completed by the organ of state:

The maximum points for this tender are allocated as follows:

|  | POINTS |
| --- | --- |
| PRICE | 80 |
| SPECIFIC GOALS | 20 |
| Total points for Price and Specific Goals | 100 |

  - Failure on the part of a tenderer to submit proof or documentation required in terms of this tender to claim points for specific goals with the tender, will be interpreted to mean that preference points for specific goals are not claimed.

  - The organ of state reserves the right to require of a tenderer, either before a tender is adjudicated or at any time subsequently, to substantiate any claim in regard to preferences, in any manner required by the organ of state.

- DEFINITIONS

- “tender” means a written offer in the form determined by an organ of state in response to an invitation to provide goods or services through price quotations, competitive tendering process or any other method envisaged in legislation;

- “price” means an amount of money tendered for goods or services, and includes all applicable taxes less all unconditional discounts;

- “rand value” means the total estimated value of a contract in Rand, calculated at the time of bid invitation, and includes all applicable taxes;

- “tender for income-generating contracts” means a written offer in the form determined by an organ of state in response to an invitation for the origination of income-generating contracts through any method envisaged in legislation that will result in a legal agreement between the organ of state and a third party that produces revenue for the organ of state, and includes, but is not limited to, leasing and disposal of assets and concession contracts, excluding direct sales and disposal of assets through public auctions; and

- “the Act” means the Preferential Procurement Policy Framework Act, 2000 (Act No. 5 of 2000).

- FORMULAE FOR PROCUREMENT OF GOODS AND SERVICES

  - POINTS AWARDED FOR PRICE

3.1.1   THE 80/20 OR 90/10 PREFERENCE POINT SYSTEMS

A maximum of 80 or 90 points is allocated for price on the following basis:

# 80/20	or	90/10

Ps=801-Pt-PminPmin	or	Ps=901-Pt-PminPmin

Where

Ps	=	Points scored for price of tender under consideration

Pt	=	Price of tender under consideration

Pmin	=	Price of lowest acceptable tender

  - FORMULAE FOR DISPOSAL OR LEASING OF STATE ASSETS AND INCOME GENERATING PROCUREMENT

    - POINTS AWARDED FOR PRICE

A maximum of 80 or 90 points is allocated for price on the following basis:

# 80/20	               or	            90/10

Ps=801+Pt-PmaxPmax	or	Ps=901+Pt-PmaxPmax

Where

Ps	=	Points scored for price of tender under consideration

Pt	=	Price of tender under consideration

Pmax	=	Price of highest acceptable tender

- POINTS AWARDED FOR SPECIFIC GOALS

  - In terms of Preferential Procurement Regulation, 2022, 4(2); 5(2); 6(2) and 7(2) of the Preferential Procurement Regulations, preference points must be awarded for specific goals stated in the tender. For the purposes of this tender the tenderer will be allocated points based on the goals stated in table 1 below as may be supported by proof/ documentation stated in the conditions of this tender:

  - In cases where organs of state intend to use Regulation 3(2) of the Regulations, which states that, if it is unclear whether the 80/20 or 90/10 preference point system applies, an organ of state must, in the tender documents, stipulate in the case of—

- an invitation for tender for income-generating contracts, that either the 80/20 or 90/10 preference point system will apply and that the highest acceptable tender will be used to determine the applicable preference point system; or

- any other invitation for tender, that either the 80/20 or 90/10 preference point system will apply and that the lowest acceptable tender will be used to determine the applicable preference point system,

then the organ of state must indicate the points allocated for specific goals for both the 90/10 and 80/20 preference point system.

DECLARATION WITH REGARD TO COMPANY/FIRM

  - Name of company/firm…………………………………………………………………….

  - Company registration number: …………………………………………………………...

  - TYPE OF COMPANY/ FIRM

Partnership/Joint Venture / Consortium

One-person business/sole propriety

Close corporation

Public Company

Personal Liability Company

(Pty) Limited

Non-Profit Company

State Owned Company

[Tick applicable box]

  - I, the undersigned, who is duly authorised to do so on behalf of the company/firm, certify that the points claimed, based on the specific goals as advised in the tender, qualifies the company/ firm for the preference(s) shown and I acknowledge that:

- The information furnished is true and correct.

- The preference points claimed are in accordance with the General Conditions as indicated in paragraph 1 of this form.

- In the event of a contract being awarded as a result of points claimed as shown in paragraphs 1.4 and 4.2, the contractor may be required to furnish documentary proof to the satisfaction of the organ of state that the claims are correct.

- If the specific goals have been claimed or obtained on a fraudulent basis or any of the conditions of contract have not been fulfilled, the organ of state may, in addition to any other remedy it may have –

  - disqualify the person from the tendering process;

  - recover costs, losses or damages it has incurred or suffered as a result of that person’s conduct;

  - cancel the contract and claim any damages which it has suffered as a result of having to make less favourable arrangements due to such cancellation.

  - recommend that the tenderer or contractor, its shareholders and directors, or only the shareholders and directors who acted on a fraudulent basis, be restricted from obtaining business from any organ of state for a period not exceeding 10 years, after the audi alteram partem (hear the other side) rule has been applied; and

  - forward the matter for criminal prosecution, if deemed necessary.

……………………………………….

SIGNATURE(S) OF TENDERER(S)

SURNAME AND NAME:	 ……………………………………………………….

DATE:			………………………………………………………

ADDRESS:		………………………………………………………

………………………………………………………

………………………………………………………

………………………………………………………

ANNEXURE A PRICING			SECTION 7

Milestones Based Payment Schedule

| No. | Milestone | Percentage of Contract Value | Deliverables | Price ZAR (Excl. VAT) |
| --- | --- | --- | --- | --- |
| 1 | Milestone 1 | +-10% | On completion of Inception (D-01) |  |
| 2 | Milestone 2 | +-20% | On acceptance of inception, project management, maturity assessment and architecture assessment deliverables (D-02 to D-10). |  |
| 3 | Milestone 3 | +-25% | On acceptance of VAPT consolidated reporting and retest sign-off deliverables (D-11 to D-17). |  |
| 4 | Milestone 4 | +-20% | On acceptance of configuration review, IT/OT integration and OT site assessment deliverables (D-18 to D-29). |  |
| 5 | Milestone 5 | +-15% | On acceptance of strategy, roadmap, investment case, board pack and CISO execution deliverables (D-30 to D-38). |  |
| 6 | Milestone 6 | +-10% | On programme closure, after knowledge transfer, close-out reporting, final acceptance of programme deliverables and confirmed operational handover of Workstream 9 platform deliverables (D-39 to D-47). |  |
| 7 | Automated GRC Platform | Once-off | Automated GRC Platform implementation and handover deliverables (D-43 to D-47). |  |

OVERALL TOTAL OF THE ABOVE

| TOTAL AMOUNT OF VAT EXCLUSIVE |  | TOTAL AMOUNT OF VAT INCLUSIVE |
| --- | --- | --- |
| TOTAL EXCLUSIVE OF VAT 15% | R………………… | R…………………… |
| TOTAL INCLUSIVE OF VAT 15% | R………………… | R…………………… |
| GRAND TOTAL INCLUSIVE VAT 15% | R…………………… | R………………… |

ANNEXURE B - List of Abbreviations and Defined Terms

The following abbreviations and defined terms are used throughout this RFQ. Bidders are required to use the same definitions in their response unless otherwise stated.

| Abbreviation | Description |
| --- | --- |
| BAS | Breach and Attack Simulation |
| B-BBEE | Broad-Based Black Economic Empowerment |
| CISO | Chief Information Security Officer |
| CREST | Council of Registered Ethical Security Testers |
| CSF | Cybersecurity Framework (NIST CSF 2.0) |
| CSIRT / CIRT | Cyber Security Incident Response Team |
| CSP | Cloud Service Provider |
| DAST / SAST | Dynamic / Static Application Security Testing |
| DCS | Distributed Control System |
| GCIO | Group Chief Information Officer |
| GICT | Group Information and Communication Technology Division (PRASA) |
| HMI | Human-Machine Interface |
| ICS | Industrial Control System |
| IEC 62443 | International Electrotechnical Commission – Industrial Communication Networks – Network and System Security |
| NDA | Non-Disclosure Agreement |
| NIST | National Institute of Standards and Technology (USA) |
| OEM | Original Equipment Manufacturer |
| OWASP | Open Worldwide Application Security Project |
| POPIA | Protection of Personal Information Act, Act No. 4 of 2013 |
| PPPFA | Preferential Procurement Policy Framework Act, Act No. 5 of 2000 (Regulations 2022) |
| PRASA | Passenger Rail Agency of South Africa (SOC) Limited |
| RFQ / RFQ | Request for Proposal / Request for Quotation |
| SCADA | Supervisory Control and Data Acquisition |
| SCM | Supply Chain Management |
| SOC | Security Operations Centre |
| SOC 2 | AICPA Service Organization Controls 2 (Type I and Type II) |
| VAPT | Vulnerability Assessment and Penetration Testing |
| ZTNA | Zero Trust Network Access |

the power, by one person or a group of persons holding the majority of the equity of an enterprise, alternatively, the person/s having the deciding vote or power to influence or to direct the course and decisions of the enterprise.

Joint venture or Consortium means an association of persons for the purpose of combining their expertise, property, capital, efforts, skill and knowledge in an activity for the execution of a contract.