Part 2: Pricing Data

PSC3 Option G

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option G | [●] |
| C2.2 | Staff rates, expenses and the task schedule. | [●] |

C2.1 Pricing assumptions: Option G

# How work is priced and assessed for payment

From Option G: Term contract

| Identified and defined terms | 11 11.2 | (17) The Price for Services Provided to Date is, for each Task, the total of - the Time Charge for work which has been completed on time based items on the Task Schedule and - a proportion of the lump sum price for each other item on the Task Schedule which is the proportion of work completed on that item. |
| --- | --- | --- |
|  |  | (20) The Prices are - the Time Charge for items described as time based on the Task Schedule and - the lump sum price in the Task Schedule for each other item. |

From the Core Clauses:

| Identified and defined terms | 11.2 | (13) The Time Charge is the sum of the products of each of the staff rates multiplied by the total staff time appropriate to that rate properly spent on work in this contract. |
| --- | --- | --- |

and

| Assessing the amount due | 50.3 | The amount due is - the Price for Services Provided to Date, - the amount of the expenses properly spent by the Consultant in Providing the Services and - other amounts to be paid to the Consultant less amounts to be paid by or retained from the Consultant. Any tax which the law requires the Employer to pay to the Consultant is included in the amount due. |
| --- | --- | --- |

In effect Option G is a cost reimbursable form of contract with work ordered by the Employer on a Task by Task basis using the Task Schedule to compile the cost of carrying out a Task.

Expenses are calculated separately and added to the amount due for the services provided.

# Staff rates and expenses

Tendering consultants are advised to consult the NEC3 Professional Services Contract Guidance Notes before entering staff rates into Contract Data, or in section C2.2 which follows.

This is because staff rates can be established in one of three ways:

- rates for named staff,

- rates for categories of staff, or

- rates related to salaries paid to staff.

Rate adjustment for inflation, if necessary, can be based either on actual salary adjustments or by using Option X1: Price adjustment for inflation.  See pages 13 and 14 of the PSC3 Guidance Notes.

Expenses associated with employing a staff member in Providing the Services can be listed separately either by the Employer in Contract Data provided by the Employer or by the Consultant in Contract Data provided by the Consultant.

As only the expenses listed may be claimed by the Consultant, all other cost to the Consultant associated with Providing the Services must be included within the staff rates.

Rate adjustment for inflation of expenses is explained on page 15 of the PSC3 Guidance Notes.

# The function of the Task Schedule

The Task Schedule may include items of work to be paid for on a rate (Time Charge) or on a lump sum price for the item.    Any work ordered during the term of the contract – i. e. before the Completion Date – for which there is no priced item in the Task Schedule is priced using the compensation event procedure and the resulting Price is added into the Price List.

The task schedule is prepared by the Employer for the Consultant to price or may be prepared jointly with the Consultant.  It is typically priced in two parts as items of work to be carried out on a time basis and lump sum prices for other items of work.   The task schedule must be as complete as possible and fully representative of all the work and services which the Employer may require the Consultant to carry out.  The only unknown is when the work is to be carried out; the Task Order will be used to instruct when work to be done.

C2.2 Staff rates, expenses & the task schedule

This section can be used when the staff rates and expenses are considerable in number and more conveniently located here than in the Contract Data.  Entries in the Contract Data should refer to this section of Part 2.

State whether the staff rates and expenses exclude or include VAT.

# The staff rates are:

| No. | Designation (or category) or name of staff member | Rate per hour excluding VAT |
| --- | --- | --- |
| 01 | Lead Auditor | R |
| 02 | Legal Auditor | R |
| 03 | Auditor | R |

# The expenses are:

| No. | Expense item | Amount / rate excluding VAT |
| --- | --- | --- |
| 01 | Report | R |
| 02 | Flags | R |
| 03 | Disbursement | R |

# The task schedule

The following format could be used:

| No. | Items of work to be carried out on a time basis |
| --- | --- |
| 01 | Conducting an audit, compile and submit reports to the Client |

| No. | Items of work priced on a lump sum basis | Price (excluding VAT) |
| --- | --- | --- |