THE SOUTH AFRICAN NATIONAL ROADS AGENCY SOC LIMITED

CONTRACT NRA : INSERT CONTRACT NUMBER AND NAME

GATEWAY REVIEW REPORT – STAGE 4

month/year

SOUTH AFRICAN NATIONAL ROADS AGENCY SOC LIMITED

48 TAMBOTIE AVENUE

VAL DE GRACE

PRETORIA

0184

TABLE OF CONTENTS

1.        BACKGROUND	2

2.        PROJECT INFORMATION	3

3.1      Quality of Documentation	3

3. 2     Traffic	4

3. 3      Pavement and Materials	4

3.4       Geometrics	4

3.5       Drainage	5

3.6       Structures	5

3.7	 Environmental Sustainability	5

3.8	  Health and Safety	5

3.9	  Deliverabilty	6

3.10	  Affordabilty	6

3.11	  Value for Money	6

4.         CONCLUSION SAND RECOMMENDATIONS	7

5.	  FUTURE MEETINGS	7

| REVIEW HISTORY |  |
| --- | --- |
| REVIEW DATE | STATUS (Final if no further meetings are required) |

Notes to Compiler :

- Text highlighted in yellow is to be edited with region/project specific information ;

- Text highlighted in blue is intended to assist the complier with the type of information to be discussed at the review and included in the report ;

- Blank lines are for the compiler and project team to make notes of the decisions/recommendations from the review;

- All text highlighted in blue to be deleted when preparing the final report for signature.

- Refer to example report in Annexure A.

# 1.      	 BACKGROUND

The South African National Roads Agency SOC Ltd (SANRAL) undertook a gateway review in accroadnce with Clause 4.1.13 of the Standard for Infrastructure Procurement and Delivery Management (SIPDM) for capital projects. The National Gateway Review Team (NGRT) has been appointed in terms of Delegaton of Authority (DOA) item 2.4.5.2.

The NGRT consists of SANRAL staff from the SANRAL Head Office and the Eastern/Southern/Western/Northern Region Office. The project was presented to the NGRT by the SANRAL Project Manager, Insert Project Manager Name and the appointed Consultant Engineers, Insert Consult Engineering Firm(s) Name.

# 2.        PROJECT INFORMATION

The SANRAL Eastern/Southern/Western/Northern Region appointed insert Consultant Engineering Firm (s) Name for the concept/preliminary/detailed design and construction supervision for insert project description. The contract was awarded on insert date of award.

The project is located in the insert Province within the insert District Municipality.

The project includes the following:

Note to complier: Provide project details such as length of road, type of carriageway, existing number of lanes, number of major structures,  list of interchanges/intersections/accesses etc.

3.	NGRT FINDINGS

This report  has been prepared to summarise the NGRT assessment of the information at the end of the Concept Design stage, to provide findings or recommendations in terms of SIPDM clause 4.1.13, whereby the following risk codes apply:

- CODE RED: team considers the aspect to pose a significant risk to the project or package, and the design team must re-assess this aspect of the project, and resubmit the entire project to a future Gateway Review;

- CODE AMBER: team considers the aspects which indicate a minor risk to the project or package. The design team must re-assess and update the aspect of the design, and submit the revised element to the relevant NGRT specialist, who will then make a determination for acceptance without the need for re-submission to a further Gateway Review;

- CODE GREEN: team considers the aspect to have been given adequate consideration to the extent that it is unlikely to jeopardise the success of progressing to the next stage, or minor adjustments may be required before proceeding.

Note to complier: The information required for each of the sub-sections must be brief and only deal with the outcomes/recommendations of the discussion and not repeat information already provided in the executive summary and presentation. The notes below are meant to cover the topics of discussion during the gateway review process. Also refer to annexure A for example report content.

# 3.1       Quality of Documentation

Note to compiler: Discuss the quality and standard of documentation provided (reports, drawings, power point presentation etc.) and presented to the  NGRT.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3. 2     Traffic

Note to complier : Has sufficient consideration been given to traffic demands, traffic capacity, traffic loading, public transport and non-motorised transport? This includes interchanges and intersections.

Traffic assessment accepted/not accepted by the NGRT? If not accepted, provide reasons/recommendations from NGRT and the applicable risk code.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3. 3     Pavement and Materials

Note to complier : Has sufficient consideration been given to pavement interventions, types of pavement options, surfacing types, maintenance etc.?

Pavement design accepted/not accepted by the NGRT? If not accepted, provide reasons and recommendations from NGRT and the applicable risk code.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.4     Geometrics

Note to complier : Has sufficient consideration been given to geometric features such as improving horizontal/vertical curves, sight distances, cross section development, wideining strategy etc.? This includes interchanges and intersections.

Geometric design accepted/not accepted by the NGRT? If not accepted, provide reasons and recommendations from NGRT and the applicable risk code.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.5     Drainage

Note to complier : Has sufficient consideration been given to all drainage aspects of the project such as major drainage structures, surface drainage, subsurface drainage and proposed improvements?

Drainage proposals accepted/not accepted by the NGRT? If not accepted, provide reasons and recommendations from NGRT and the applicable risk code.

____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.6    Structures

Note to complier : Has sufficient consideration been given to structural solutions proposed for the project such as vertical and horizontal clearences, demolishing/widending of existing structures, construction of new structures, constructability etc.?

Structure proposals accepted/not accepted by the NGRT? If not accepted, provide reasons and recommendations from NGRT and the applicable risk code.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.7	 Environmental Sustainability

Note to complier : Has sufficent consideration been given to environmental impacts and authorisations/approvals with the relevant stakeholders and departments?

Recommendations from NGRT and the applicable risk code.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.8	Health and Safety

Note to complier : Has sufficient considertation been given to the Occupational Health and Safety Act in terms of the Construction Regualtions, safety aspects of the design, traffic accommodation etc.?

Has a baseline risk assessment been conducted?

Recommendations from NGRT and the applicable risk code?

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.9	Deliverabilty

Note to complier : Discuss the expected benefits of the project witin the declared costs, timeframe and performance envelope.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.10		Affordabilty

Note to complier : Discuss the funding source for the project i.e. toll or non toll portfolio, construction estimate, annual projected expenditure and the extent to which the level of expenditure and financial risk involved in the project can be taken up on, given the organisation’s overall financial position.

Is the project affordable?

Recommendations/funding approvals stipulated by the NGRT and the applicable risk code. (Example: Positive LSR for projects funded from the toll portfolio).

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 3.11	Value for Money

Note to complier : Discuss the results of the economic analysis and any other feasibuilty studies undertaken e,g, HDM-4 analysis, Cost-Benefit Analysis etc.

Is the project economically feasible i.e. the cost of the project has sufficient justification?

Accepted/Not Accepted by the NGRT? If not accepted, provide reasons and recommendations from the NGRT and the applicable risk code.

_____________________________________________________________________________________________________________________________________________________________________________________________________________________

# 4.      CONCLUSION SAND RECOMMENDATIONS

Based on the documentation reviewed and gateway review meeting held on the Insert date of the meeting, the gateway review committee recommends that the project proceed to the next stage i.e. Stage 5.

# 5.	FUTURE MEETINGS

Based on the outcomes of the Review, the NGRT recommends that no futher meetings are required and that the project may proceed to the next stage.

Alternatively,

Based on the outcomes of the Review, the NGRT recommends that a further Gateway Review be undertaken.

The NGRT recommends that the timing of the next Review be after the recommendations listed in section 4 of this report have been addressed.

The NGRT recommends that the focus of this Review should be:

- List focus areas if more than one.

This list must only include outstanding issues/recommendations identified by the NGRT that require further consideration and investigation before concluding the stage.

GATEWAY REVIEW TEAM (NGRT) MEMBERS:

MEMBER 1 		: BRIDGE NETWORK MANAGER (CHAIRPERSON)

NAME 			: MR. E. KRUGER

SIGNATURE		:________________________

DATE			:________________________

MEMBER 2		: TRAFFIC SPECIALIST

NAME 			: MR. A. ROBINSON

SIGNATURE		:________________________

DATE			:________________________

MEMBER 3		: ENGINEERING EXECUTIVE

NAME 			: MR. L. KANNEMEYER

SIGNATURE		:________________________

DATE			:________________________

MEMBER 4 		: INSERT REGIONAL MEMBER (POSITION)

NAME 			:

SIGNATURE		:________________________

DATE			:________________________

ANNEXURE A

EXAMPLE REPORT

# 1.      	 BACKGROUND

The South African National Roads Agency SOC Ltd (SANRAL) undertook a gateway review in accordance with Clause 4.1.13 of the Standard for Infrastructure Procurement and Delivery Management (SIPDM) for capital projects. The National Gateway Review Team (NGRT) has been appointed in terms of Delegation of Authority (DOA) item 2.4.5.2.

The NGRT for the Eastern Region consists of SANRAL staff from the SANRAL Head Office and the Eastern Region Office. The project was presented to the NGRT by the SANRAL Project Manager, Stephné Wilmot, and the appointed Consultant Engineers, Aurecon South Africa (Pty) Ltd

# 2.        PROJECT INFORMATION

The SANRAL Eastern Region appointed Aurecon South Africa (Pty) Ltd for the concept, preliminary and detailed designs, and the construction supervision of the upgrading of National Route 1, Section 16, between Winburg Station (km 89.9) and Ventersburg (km 133.53). The contract was awarded on 22 September 2016.

The project is located in the Free State Province within the Lejweleputswa District Municipality.

The project includes the following:

- The total length of road = 43.800 km

- Four (4) river bridges

- Twenty-eight (28) major culverts

- Intersections:

  - km 93.615 	: 	T-junction (LHS) - road R73.

  - km 105.790 	: 	T-junction (RHS) - road S464.

  - km 115.065 	:	Crossing - Virginia (LHS) / Aldam (RHS) - road P24.

  - km 121.345 	: 	Crossing - road S309.

- Accesses:

  - Sixteen (16) surfaced accesses

  - Thirty-eight (38) gravel farm accesses (thirteen (13) consist of a gate only)

3.	NGRT FINDINGS

This report  has been prepared to summarise the NGRT assessment of the information at the end of the Concept Design stage, to provide findings or recommendations in terms of SIPDM clause 4.1.13, whereby the following risk codes apply:

- CODE RED: team considers the aspect to pose a significant risk to the project or package, and the design team must re-assess this aspect of the project, and resubmit the entire project to a future Gateway Review;

- CODE AMBER: team considers the aspects which indicate a minor risk to the project or package. The design team must re-assess and update the aspect of the design, and submit the revised element to the relevant NGRT specialist, who will then make a determination for acceptance without the need for re-submission to a further Gateway Review;

- CODE GREEN: team considers the aspect to have been given adequate consideration to the extent that it is unlikely to jeopardise the success of progressing to the next stage, or minor adjustments may be required before proceeding.

# 3.1       Quality of Documentation

Executive summary - concise and clear, highlighting all the issues requiring decisions and NGRT inputs.

Drawings – Acceptable as supplemantary material to the Executive Summary.

Presentation – organised and well-presented.

Applicable risk code : GREEN

# 3. 2     Traffic

Sufficient consideration has been given to traffic demands, traffic capacity, traffic loading, public transport and non-motorised transport. Based on the results of traffic and HTM analyses, in addition to an analyis of cost, Occupational Health and Safety considerations, and practicality, a dual divided carraigeway is approved by the NGRT.

Applicable risk code : GREEN

Two (2) additional at-grade intersections (at km 117.780 and km 126.510), with widened medians to allow safe truck and trailor turning movements, and dedicated turning lanes, are approved by the NGRT.

Applicable risk code : GREEN

A reduction of the road reserve width from 80 m to 60 m at a location where agricultural land, situated adjacent to the road, is under center pivot irrigation, is approved by the NGRT.

Applicable risk code : GREEN

The R73 design as a diamond interchange is approved by the NGRT. This will require staged construction for accommodation of traffic purposes. 12.4 m road width accross the bridge with no significant pedestrian and/or non-motorised transport is noted.

Applicable risk code : GREEN

Heavy Vehicle (E80) loading for the pavement accepted by the NGRT.

Applicable risk code : GREEN

# 3. 3     Pavement and Materials

Adequate consideration has been given to pavement interventions,and  types of pavement options. The pavement proposal is approved  by the NGRT, with the exception of the use of the 20 mm Ultra Thin Friction Coarse (UTFC), due to maintenance issues, and the limitation to extending the life of the pavement beyond the design life if required. UTFC to be replaced by Bitumin Rubber Asphalt Semi Open Gap (BRASO).  This will be investigated further in Stage 5.

Applicable risk code : AMBER

# 3.4     Geometrics

Sufficient consideration has been given to geometric features such as improving horizontal and vertical curves, improving sight distances, and safety.

120 km/h design speed accepted by the NGRT for the horizontal alignment.

Applicable risk code : GREEN

100 km/h design speed, with 120 km/h posted speed, for vertical alignment accepted by the NGRT.

Applicable risk code : GREEN

Realignment of ‘pass’ section approved by the NGRT due to an improvement to the safety of commuters resulting from the geometric upgrades, in addition to the cost saving advantages resulting from the cut material which will be used for construction.

Applicable risk code : GREEN

Use of standard SANRAL 4-lane dual carraigeway cross section approved by the NGRT, except at at-grade intersections where the cross section will need to be amended accordingly.

Applicable risk code : GREEN

Use of existing road materials as appropriate approved by the NGRT.

Applicable risk code : GREEN

# 3.5     Drainage

Sufficient consideration has been given to all drainage aspects of the project, such as major drainage structures, surface drainage, subsurface drainage, and the proposed improvements to any structures.

Use of precast culverts up to, and including 1.8 m approved  by NGRT. Solutions must be practical and each case must be considered individually. Major Culvert Report to be submitted to the Bridge Network Manager, however, solutions are generally  approved by the NGRT.

Applicable risk code : GREEN

NGRT accepts that cattlecreeps are extended by  2.1 x 2.1 m precast units

Applicable risk code : GREEN

# 3.6    Structures

Sufficient consideration has been given to the proposed structural solutions. Use of statistical flood analysis method accepted by NGRT.

B1525 over Venterspruit: Keep existing bridge.

Applicable risk code : GREEN

B1526 over Sand River:

The NGRT requires that three (3) options be considered, which will need to be presented in the Bridge Report and referred back to the Bridge Network Manager for final approval of the preferred technical solution.

- Demolish and replace with Class 1 structure;

- Keep existing and jack up to required height;

- Keep existing bridge, but demolish every second pier.

Applicable risk code : AMBER

B1527 over Koolspruit:

NGRT accepts retaining the existing bridge and amending the piers to deflect debris. New bridge to be constructed upstream at same height, and must be continous to allow a thinner bridge deck, and to increase freeboard.  The new bridge piers are to be sloped on the upstream side to allow debris not to be trapped at piers. To be presented to the Bridge Network Manager for final approval in the Bridge Report prior to, or at beginning,  of the next stage.

Applicable risk code : GREEN

B1525 over Erasmusspruit:

NGRT accepts proposal to demolish the existing bridge and replace. Options for the new bridge must be presented in the Bridge Report which is to be referred back to the Bridge Network Manager for final approval prior to, or at beginning, of the next stage.

Applicable risk code : AMBER

# 3.7	 Environmental Sustainability

An Environmental Asessment Practitioner (EAP) has been appointed to undertake the required investigations and speciliast studies, and to submit the Basic Assessement application and EMPr to the DEA, as well as the General Autorisation information to the DWS. Consideration has been given to environmental impacts, and authorisations/approvals processes with the relevant stakeholders and departments are underway.  There are no unexpected environmental concerns.

Applicable risk code : GREEN

# 3.8	Health and Safety

NGRT accepts that the implementation of the seperated dual carraigeway is safer during construction for the Contractor (construction is greenfields), and eventually for use by the motorists.  The Employer’s Health and Safety Agent needs to include comments in the Concept Design Report regarding the safety concerns related to the undivided single carriageway during construction, to both the Constractor’s staff, as well as to motorists.

A basline risk assessment needs to be undertaken in the next stage.

Applicable risk code : AMBER

An increase in culvert sizes is approved by the NGRT where required, to aid in the improvement of health and safety conditions during routine maintenance.

Applicable risk code : GREEN

# 3.9	Deliverabilty

There are no physical impediments in taking the project forward to completion.

Applicable risk code : GREEN

# 3.10		Affordabilty

The NGRT accepts the benefit of constructing the seperated dual carraigeway against the cost thereof, based on predicted future traffic, improved safety of the users, and the remaining life of the existing pavement.

The project cannot proceed to Stage 7 (Construction) until funding issues are resolved, since this project is on the toll portfolio.

Applicable risk code : AMBER

# 3.11	Value for Money

The economic analysis shows that the project is economically feasible, and the project is accepted by the NGRT.

# 4.      CONCLUSIONSAND RECOMMENDATIONS

Based on the documentation reviewed, and the gateway review meeting held on  26 November 2018, the National Gateway Review Committee recommends that the project proceed to the next stage i.e. Stage 5, only further considering the option of a separated dual carriageway.

# 5.	FUTURE MEETINGS

Based on the outcomes of the Review, the NGRT recommends that no futher meetings are required, and that the project may proceed to the next stage.