NEC3 Professional Services Contract (PSC3)

Contract between Eskom Holdings SOC Ltd

(Reg No. 2002/015527/30)

and [Insert at award stage] (Reg No. 	)

for Ash Dam professional services at Hendrina power station.

Contents:	No of

pages

Part C1 Agreements & Contract Data	1

Part C2 Pricing Data	5

Part C3 Scope of Work: The Scope	15

CONTRACT No. [Insert at award stage]

# PART C1:	AGREEMENTS & CONTRACT DATA

| Document reference | Title | No of pages |
| --- | --- | --- |
| C1.1 | Form of Offer & Acceptance | 3 |
|  | [to be inserted from Returnable Documents at award stage] |  |
| C1.2a | Contract Data provided by the Employer | 15 |
| C1.2b | Contract Data provided by the Consultant | 2 |
|  | [to be inserted from Returnable Documents at award stage] |  |
| C1.3 | Securities Proforma | 8 |

C1.1 Form of Offer & Acceptance

Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

## Ash Dam professional services at Hendrina Power Station.

The tenderer, identified in the Offer signature block, has

| either | examined the documents listed in the Tender Data and addenda thereto as listed in the Returnable Schedules, and by submitting this Offer has accepted the Conditions of Tender. |
| --- | --- |
| or | examined the draft contract as listed in the Acceptance section and agreed to provide this Offer. |

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Consultant under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

| The offered total of the Prices exclusive of VAT is | R |
| --- | --- |
| Value Added Tax @ 14% is | R |
| The offered total of the Prices inclusive of VAT is | R |
| (in words) |  |

If Option E or G apply, for each offered total insert in brackets, “(Not Applicable – Cost reimbursable)”

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Consultant in the conditions of contract identified in the Contract Data.

Signature(s) Name(s)

Capacity

#### For the tenderer:

Name & signature of witness

(Insert name and address of organisation)

Date

Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer. In consideration thereof, the Employer shall pay the Consultant the amount due in accordance with the conditions of contract identified in the Contract Data. Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1	Agreements and Contract Data, (which includes this Form of Offer and Acceptance) Part C2	Pricing Data

Part C3	Scope of Work: The Scope

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance. No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect. Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed and signed original copy of this document, including the Schedule of Deviations (if any).

Signature(s) Name(s)

Capacity

#### for the Employer

Name & signature of

(Insert name and address of organisation)

Date

witness

Note: If a tenderer wishes to submit alternative tenders, use another copy of this Form of Offer and Acceptance.

Schedule of Deviations

Note:

- To be completed by the Employer prior to award of contract. This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.

- The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

- A tenderer’s covering letter must not be included in the final contract document. Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

| No. | Subject | Details |
| --- | --- | --- |
| 1 2 3 4 5 6 7 |  |  |

By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement.

For the tenderer:	For the Employer

Signature

Name

Capacity

On behalf

of

(Insert name and address of organisation)	(Insert name and address of organisation)

Name & signature of witness

Date

C1.2 PSC3 Contract Data

## Part one - Data provided by the Employer

| Claus e | Statement | Data |  |
| --- | --- | --- | --- |
| 1 | General |  |  |
|  | The conditions of contract are the core clauses and the clauses for main Option |  |  |
|  |  | A: | Priced contract with activity schedule |
|  | dispute resolution Option | W1: | Dispute resolution procedure |
|  | and secondary Options | X1: | Price Adjustment for Inflation. |
|  |  | X2: | Changes in the law |
|  |  | X4: | Parent company guarantee |
|  |  | X5: | Sectional Completion |
|  |  | X7: | Delay damages |
|  |  | X9: | Transfer of rights |
|  |  | X11: | Termination by the Employer |
|  |  | X12: | Partnering |
|  |  | X13: | Performance bond |
|  |  | X18: | Limitation of liability |
|  |  | Z: | Additional conditions of contract |

of the NEC3 Professional Services Contract (April 2013)1

#### 10.1	The Employer is (Name):	Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa

Address

#### Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg

Represented by:

Tel No.

11.2(9)	The services are	Ash dam professional services at Hendrina Power Station The contract is for a duration of 5 years.

1 Available from Engineering Contract Strategies Tel 011 803 3008 Fax 011 803 3009 and www.ecs.co.za

| 11.2(10) | The following matters will be included in the Risk Register | Access to site |
| --- | --- | --- |
|  |  | Any other matter posing a risk to the project/contract will be discussed amongst the Parties and agreed upon before inserted on the Risk Register. |
|  |  | Non adherence to scope specifications to Design additional weighbridges on the Coal Plant |
|  |  | Non adherence to project programme/timelines |
|  |  | Not agreeing to contract conditions |
|  |  | The Consultant to verify if the area can withstand the exact maximum loads that the bridges will experience |
| 11.2(11) | The Scope is in | Part 3: Scope of Work |
| 12.2 | The law of the contract is the law of | the Republic of South Africa |
| 13.1 | The language of this contract is | English |
| 13.3 | The period for reply to a communication is | 2 working days |
| 13.6 | The period for retention is | 52 weeks following Completion or earlier termination. |
| 2 | The Parties’ main responsibilities |  |

25.2	The Employer provides access to the following persons, places and things

access to	access date

1

2

3

Consultant

TBC

- Time

31.2	The starting date is.	TBC

| 11.2(3) | The completion date for the whole of the services is. TBC |  |  |
| --- | --- | --- | --- |
| 11.2(6) | The key dates and the conditions to be met Condition to be met key date are: |  |  |
|  | 1 2 | Inspection Report submission | TBC TBC |
| 31.1 | The Consultant is to submit a first programme for acceptance within Two (2) days of the Contract Date. |  |  |

32.2	The Consultant submits revised

programmes at intervals no longer than	One (1) week. A revised programme shall be

submitted on a weekly basis during the executions of the works.

- Quality

  - The quality policy statement and quality

plan are provided within	Two (2) days of the Contract Date.

  - If the Consultant fails to provide the quality statement and quality plan as required by the Scope, the Employer may, as a last resort, terminate the Consultant’s appointment in accordance with clause 90.3

42.2	The defects date is	52 weeks after Completion of the whole of the

services.

- Payment

50.1	The assessment interval is	Every two (2) weeks provided the activity/activities is/are completed successfully.

| 50.3 | The expenses stated by the Employer are Item Amount Travelling AA rates |
| --- | --- |
| 51.1 | The period within which payments are made is Fourteen (14) working days after submission of each invoice |

51.2	The currency of this contract is the	South African Rand

| 51.5 | The interest rate is | the publicly quoted prime rate of interest charged by [●] Standard Bank of South Africa Limited at the time an amount payable in SA Rand was due, |
| --- | --- | --- |
|  |  | and |
|  |  | the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove |
| 6 | Compensation events |  |
| 60.1 | Changing the Scope | Variations to the services are effected by an Employer’s instruction to change the Scope. The authority to change the Scope or a Key Date belongs exclusively to the Employer. Neither the Consultant nor the Adjudicator can change these. |
| 60.2 | Failure to provide access | This compensation event arises when the Employer fails to provide access in accordance with clause 25.2 |
| 60.11 | Unforeseen events | The events listed in this clause sometimes come into the category of ‘force majeure’ in certain jurisdictions. The Employer carries the financial risk of such events. |
| 61.3 | Notifying compensation events | To avoid having to deal with a compensation event long after it has occurred there is a time limit on notification by the Consultant. The Consultant should notify compensation a week after becoming aware of the event. |
| 8 | Indemnity, insurance and liability |  |
| 81.1 | The amounts of insurance and the periods for which the Consultant maintains insurance are |  |

#### Event	Cover	Period following Completion of the whole of the services or earlier termination

Liability for failure by the Consultant to use the skill and care normally used by professionals providing services similar to the services

death of or bodily injury to a person (not an employee of the Consultant) or loss of or damage to property arising from or in connection with the Consultant’s Providing the Services.

death of or bodily injury to employees of the Consultant arising out of and in the course of their employment in connection with this contract

Whatever the Consultant deems necessary in respect of each claim, without limit to the number of claims

Whatever the Consultant deems necessary for any occurrence or series of occurrences arising out of one event without limit to the number of claims.

As prescribed by the Compensation for Occupational Injuries and Diseases Act No. 130 of 1993 and the

Consultant’s common law liability for people falling outside the scope of the Act with a limit of indemnity of not less than R500

000-00 (five hundred thousand) in respect of each claim, without limit to the number of claims

See Notes to Consultants in Annexure A

See Notes to Consultants in Annexure A

As Consultant deems necessary

| 81.1 | The Employer provides the following insurances | Refer to Annexure A for details of insurance provided by the Employer. |
| --- | --- | --- |
| 82.1 | The Consultant’s total liability to the | The total of the Prices |
|  | Employer for all matters arising under or in |  |
|  | connection with this contract, other than the |  |
|  | excluded matters, is limited to |  |
| 9 | Termination |  |
| 90.1 | Both the Employer and Consultant have the |  |
|  | rights to terminate the Consultant’s |  |
|  | obligations under the contract in certain |  |
|  | circumstances (closing of the station). |  |
| 90.3 | The Employer may also terminate if a |  |
|  | Consultant is substantially in breach of |  |
|  | contract. The Consultant may terminate if a |  |
|  | payment has not been made within eight |  |
|  | weeks after serving a notice that payment is |  |
|  | overdue. |  |

90.4	The event described is commonly known as ‘force majeure’ in certain jurisdictions. The clause entitles the Employer to terminate if the event prevents the Consultant from completing the services or delaying Completion by thirteen weeks or more.

91.1	After termination, the Consultant must hand over to the Employer all material he was preparing for him under the contract, but the Consultant is entitled to keep the material until he has been paid. Any dispute over the amount of the final payment would be subject to adjudication.

92.2	The Consultant is paid the amount he was already due plus any other costs to which he is committed. If the termination is due to the insolvency or default of the Consultant, the Employer is entitled to deduct from those costs the forecast additional cost to him of completing the services. This would include the costs of appointing a replacement Consultant.

- Data for main Option clause

| A | Priced contract with activity schedule |
| --- | --- |
| 21.3 | The Consultant prepares forecasts of the total expenses at intervals of no longer than 1 week. |

- Data for Option W1

#### W1.1	The Adjudicator is	the person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA).

Address Tel No. Fax No.

e-mail

W1.2(3)	The adjudicator nominating body is:	the Chairman of the ICE-SA Division (or its

#### successor body) of the South African Institution of Civil Engineering. (See www.ice-sa.org.za).

W1.4(2)	The tribunal is:	arbitration

| W1.4(5) | The arbitration procedure is the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. The place where arbitration is to be held is South Africa The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or the Chairman for the time being or his nominee - if the arbitration procedure does not of the Association of Arbitrators (Southern state who selects an arbitrator, is Africa) or its successor body. |
| --- | --- |

- Data for secondary Option clauses

| X1 | Price adjustment for inflation |  |  |  |
| --- | --- | --- | --- | --- |
| X1.1 | The base date for indices is | 06 July 2025 |  |  |
|  | The proportions used to calculate the Price Adjustment Factor are: | proportion | linked to index for | Index prepared by |
|  |  | 30% | Journeyman employees | SEIFSA Table C3 |
|  |  | 55% | CPI | SEIFSA Table D3 |
|  |  | 15% | non-adjustable |  |
|  |  | 100% |  |  |

#### X2	Changes in the law

X2.1	The law of the project is	The law of the Republic of South Africa

| X4 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Parent company guarantee |  |  |  |  |
| X4.1 | The Employer requires the greater security provided by the parent company for the performance of the Consultant. | The guarantee to be provided by the Contract Date. The Consultant gives to the Employer a guarantee by the Consultant’s parent company of the Consultant’s performance. |  |  |  |
| X5 | Sectional Completion |  |  |  |  |
| X5.1 | The completion date for each section of the services is: | section 1 2 3 | description Inspections Report submission |  | completion date TBC TBC |
| X5 & X7 | Sectional Completion and delay damages used together |  |  |  |  |
| X7.1 X5.1 | Delay damages for late Completion of each section of the services are: | section | description |  | amount per day |

#### X7

X7.1

#### X9

Delay damages

Delay damages for late Completion of the

whole of the services are	R per day Transfer of rights

X9.1

#### X11

X11.1

#### X12

The rights over drawings, documents, designs and the like prepared by the Consultant would normally remain with the Consultant. The core clauses recognise this but give the Employer entitlement to use any documents for the purposes stated in the Scope. If, in addition to this, the Employer wishes to obtain the rights for himself, this Option should be chosen.

Termination by the Employer

Under the core clauses the Employer is entitled to terminate following the substantial failure of the Consultant to carry out his obligations, on insolvency of the Consultant or when the Employer no longer requires the services. This Option gives a further power to the Employer to terminate the appointment of the Consultant for a reason not stated in the contract which might involve no default of the Consultant.

#### Partnering

The Consultant to transfer rights over drawings, documents, designs and the like to the Employer after completion of the whole of the services.

X12.1

#### The Client is (Name)	Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa

Address	Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg

Tel

| X12.1(4 | The Partnering Information is in | Consultant to specify how the partners work |
| --- | --- | --- |
| ) |  | together |
| X12.2(1 | The Client’s objective is. | After completion of the whole of the works or |
| ) |  | services, Consultant to provide a detailed |
|  |  | design including drawings with bill of quantities |
|  |  | for all components required for construction. |
| X13 | Performance bond |  |
| X13.1 | The amount of the performance bond is | 10% of the contract value. The Consultant to send the bond document to the Employer by the Contract Date. The bond stays in place until the end of the defects liability period when the final certificate is issued. |
| X18 | Limitation of liability |  |
| X18.1 | The Consultant’s liability to the Employer for Contract value |  |
|  | indirect or consequential loss is limited to: |  |
| X18.2 | The Consultant’s liability to the Employer for The total of the Prices |  |
|  | Defects that are not found until after the |  |
|  | defects date is limited to: |  |
| X18.3 | The end of liability date is As per the life span of the design components |  |
| Z | The Additional conditions of contract are | Z1 to Z11 always apply. |

#### Z1	Cession delegation and assignment

Z1.1 The Consultant does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer.

Z1.2 Notwithstanding the above, the Employer may on written notice to the Consultant cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry.

#### Z2	Joint ventures

Z2.1 If the Consultant constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract.

Z2.2 Unless already notified to the Employer, the persons or organisations notify the Employer within two weeks of the Contract Date of the key person who has the authority to bind the Consultant on their behalf.

Z2.3 The Consultant does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Consultant in writing.

#### Z3	Change of Broad Based Black Economic Empowerment (B-BBEE) status

Z3.1 Where a change in the Consultant’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Consultant’s B-BBEE status, the

Consultant notifies the Employer within seven days of the change.

Z3.2 The Consultant is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Employer within thirty days of the notification or as otherwise instructed by the Employer.

Z3.3 Where, as a result, the Consultant’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Consultant’s obligation to Provide the Services.

Z3.4 Failure by the Consultant to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are those stated in core clause 91. The payment on termination includes a deduction of the forecast of the additional cost to the Employer of completing the whole of the services in addition to the amounts due in terms of core clause 92.1.

#### Z4	Confidentiality

Z4.1 The Consultant does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Consultant, enters the public domain or to information which was already in the possession of the Consultant at the time of disclosure (evidenced by written records in existence at that time). Should the Consultant disclose information to Others in terms of clause 23.1, the Consultant ensures that the provisions of this clause are complied with by the recipient.

Z4.2 If the Consultant is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Employer.

Z4.3 In the event that the Consultant is, at any time, required by law to disclose any such information which is required to be kept confidential, the Consultant, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Consultant may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed.

Z4.4 The taking of images (whether photographs, video footage or otherwise) of the Employer’s project works or any portion thereof, in the course of Providing the Services and after Completion, requires the prior written consent of the Employer. All rights in and to all such images vests exclusively in the Employer.

#### Z5	Waiver and estoppel: Add to core clause 12.3:

Z5.1 Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing.

#### Z6	Provision of a Tax Invoice. Add to core clause 51

Z6.1 The Consultant (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment.

#### Z7	Notifying compensation events

Z7.1 Delete from the last sentence in core clause 61.3, “unless the Employer should have notified the event to the Consultant but did not”. The Consultant should notify compensation a week after becoming aware of the event.

Z8	Employer’s limitation of liability

Z8.1 The Employer’s liability to the Consultant for the Consultant’s indirect or consequential loss is limited to R0.00 (zero Rand)

#### Z9	Termination: Add to core clause 90.1, at the second main bullet point, fourth sub-bullet point, after the words "against it":

Z9.1	or had a business rescue order granted against it.

#### Z10	Delay damages: Addition to secondary Option X7 Delay damages (if applicable in this contract)

Z10.1 If the Consultant’s payment of delay damages reaches the limits stated in this Contract Data for Option X7 or Options X5 and X7 used together, the Employer may terminate the Consultant’s obligation to Provide the Services.

Z10.2 If the Employer terminates in terms of this clause, the procedures on termination are those stated in core clause 91. The payment on termination includes a deduction of the forecast of the additional cost to the Employer of completing the whole of the services in addition to the amounts due in terms of core clause 92.1.

#### Z11	Ethics

For the purposes of this Z-clause, the following definitions apply:

Affected Party	means, as the context requires, any party, irrespective of whether it is the Consultant or a third party, such party’s employees, agents, or Subconsultants or Subconsultant’s employees, or any one or more of all of these parties’ relatives or friends,

Coercive Action	means to harm or threaten to harm, directly or indirectly, an Affected Party or the property of an Affected Party, or to otherwise influence or attempt to influence an Affected Party to act unlawfully or illegally,

Collusive Action	means where two or more parties co-operate to achieve an unlawful or illegal purpose, including to influence an Affected Party to act unlawfully or illegally,

Committing Party	means, as the context requires, the Consultant, or any member thereof in the case of a joint venture, or its employees, agents, or Subconsultants or the Subconsultant’s employees,

Corrupt Action	means the offering, giving, taking, or soliciting, directly or indirectly, of a good or service to unlawfully or illegally influence the actions of an Affected Party,

Fraudulent Action	means any unlawfully or illegally intentional act or omission that misleads, or attempts to mislead, an Affected Party, in order to obtain a financial or other benefit or to avoid an obligation or incurring an obligation,

Obstructive Action	means a Committing Party unlawfully or illegally destroying, falsifying,

altering or concealing information or making false statements to materially impede an investigation into allegations of Prohibited Action, and

"Prohibited Action"	means any one or more of a Coercive Action, Collusive Action Corrupt

Action, Fraudulent Action or Obstructive Action.

Z 11.1 A Committing Party may not take any Prohibited Action during the course of the procurement of this contract or in execution thereof.

Z 11.2 The Employer may terminate the Consultant’s obligation to Provide the Services if a Committing Party has taken such Prohibited Action and the Consultant did not take timely and appropriate action to prevent or remedy the situation, without limiting any other rights or remedies the Employer has. It

is not required that the Committing Party had to have been found guilty, in court or in any other similar process, of such Prohibited Action before the Employer can terminate the Consultant’s obligation to Provide the Services for this reason.

Z 11.3 If the Employer terminates the Consultant’s obligation to Provide the Services for this reason, the amounts due on termination are those intended in core clauses 92.1 and 92.2.

## Z 11.4 A Committing Party co-operates fully with any investigation pursuant to alleged Prohibited Action. Where the Employer does not have a contractual bond with the Committing Party, the Consultant ensures that the Committing Party co-operates fully with an investigation.

Annexure A:    Notes to Consultants

This is guidance to Consultants to assist their decision making about what cover to arrange in the insurance to be provided by the Consultant. The guidance is not part of the contract and the Employer carries no liability for it. The Consultant must obtain its own advice.

- For the purpose of works contracts, insurance provided by Eskom (the Employer) has been arranged on the basis of “project” or “contract” value, where the value is the total of the Prices at Completion of the whole of the works including VAT.

A “project” is a collection of contracts or work packages to be undertaken as part of a single identified capital expansion or refurbishment of a particular asset or facility.

A “contract” is a single contract not linked to or being part of a “project”.

- There are three main “formats” of cover and deductible structure; Format A, Format B and Format Dx.

Format A is for a project or contract value less than or equal to R350M (three hundred and fifty million Rand) inclusive of VAT.

Format B is for a project or contract value greater than R350M .(three hundred and fifty million Rand) inclusive of VAT.

In the case of contracts / packages within a project:

  - For a contract / package of R50M which is part of a R400M project, Format B will apply

  - For a contract / package of R250M which is part of a R6 billion project, Format B will apply;

  - For a contract / package of R120M which is part of a R350M project Format A will apply; For a contract which is not part of a project the same limits apply:

  - For a contract of R50M, Format A will apply

  - For a contract of R355M, Format B will apply.

Format Dx applies only to Distribution Division projects and contracts. If a Distribution Division project or contract exceeds the Format A limit, the Eskom Insurance Management Services [EIMS] need to be contacted for advice on how to formulate the insurance cover. Cover and deductibles for Distribution Division are per the relevant policy available on the internet web link given below.

Format A generally applies to Transmission Division projects and contracts. If a Transmission Division project or contract exceeds the Format A limit, the Eskom Insurance Management Services [EIMS] need to be contacted for advice on how to formulate the insurance cover.

#### Further information and full details of all Eskom provided policies and procedures may be obtained from:

http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx

- The Insurance which the Consultant is to provide against his liability for claims made against him arising out of his failure to use reasonable skill and care (first row in the Insurance Table of clause 81.1 in the PSC3) should also indemnify the Consultant for those sums which he could become legally liable to pay as damages arising from any claim first made against him and reported to Insurers some time after Completion of the whole of the services. Hence the Consultant needs to ensure that his cover is in place at least until all his liabilities under the contract have expired. Such claims could arise out of any negligent act, error or omission committed or alleged to have been committed by the Consultant in the conduct of professional services in connection with the contract.

C1.2 Contract Data

Part two - Data provided by the Consultant

#### [Instructions to the tendering consultant: (delete these notes in the final draft of a contract)

- The tendering consultant is advised to read both the NEC3 Professional Services Contract, April 2013 and the relevant parts of its Guidance Notes (PSC3-GN)1 in order to understand the implications of this Data which the tenderer is required to complete. An example of the completed Data is provided on pages 158 & 159 of the PSC3 April 2013 Guidance Notes.

- The number of the clause in the PSC3 which requires the data is shown in the left hand column for each statement however other clauses may also use the same data.

- Whenever a cell is shaded in the left hand column it denotes this data is optional in PSC3 and would be required in relation to the option selected. The Employer should already have made the selection and deleted the rows not required.

Completion of the data in full, according to Options chosen, is essential to create a complete contract.

| Clause | Statement | Data |  |
| --- | --- | --- | --- |
| 10.1 | The Consultant is (Name): Address Tel No. Fax No. |  |  |
| 22.1 | The key people are: - Name: Job: Responsibilities: Qualifications: Experience: - Name: Job Responsibilities: Qualifications: Experience: | CV's (and further key persons data including CVs) are appended to Tender Schedule entitled. |  |
| Only if required |  |  |  |
| 11.2(3) | The completion date for the whole of the services is |  |  |
| 11.2(10) | The following matters will be included in the Risk Register |  |  |
| 11.2(13) | The staff rates are: | name/designation | rate |

1 Available from Engineering Contract Strategies Tel 011 803 3008 Fax 011 803 3009 or www.ecs.co.za

|  | Either complete here or cross refer to a schedule in Part C2.2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 25.2 | The Employer provides access to the following persons, places and things | access to |  |  | access date |
|  |  | 1 2 3 |  |  |  |
| 31.1 | The programme identified in the Contract Data is |  |  |  |  |
| 50.3 | The expenses stated by the Consultant are | item |  | amount |  |
| A | Priced contract with activity schedule |  |  |  |  |
| 11.2(14) 11.2(18) | The activity schedule is in The tendered total of the Prices is | R (in figures) (in words), excluding VAT |  |  |  |

C1.3 Forms of Securities

## Pro formas for Bonds & Guarantees

For use with the NEC3 Professional Services Contract

The conditions of contract stated in the Contract Data Part 1 include the following Secondary Options: Option X4: Parent company guarantee

Option X13: Performance Bond

These secondary Options require a bond or guarantee “in the form set out in the Scope”. Pro forma documents for these bonds and guarantees are provided here for convenience but are to be treated as part of the Scope.

The Consultant shall guarantee his ASGI-SA Obligations by providing the Employer with an ASGI-SA Guarantee in the form provided here.

##### [Note to contract compiler: If there are no ASGI-SA Obligations in this contract, delete the above statement]

The organisation providing the bond / guarantee does so by copying the pro forma document onto his letterhead without any change to the text or format and completing the required details. The completed document is then given to the Employer within the time stated in the contract.

# Pro forma Parent Company Guarantee (for use with Option X4)

(to be reproduced exactly as shown below on the letterhead of the Consultant’s Parent Company)

#### Eskom Holdings SOC Ltd Megawatt Park

Maxwell Drive Sandton

Johannesburg	Date:

Dear Sirs,

Parent Company Guarantee for Contract No

With reference to the above numbered contract made or to be made between

Eskom Holdings SOC Ltd	(the Employer) and

#### {Insert registered name and address of the Consultant}

(the Consultant), for

{Insert details of the services from the Contract Data}	(the services).

I/We the undersigned

on behalf of the Consultant’s

parent company

of physical address

and duly authorised thereto do hereby unconditionally guarantee to the Employer that the Consultant shall Provide the Services in accordance with the above numbered Contract.

- If for any reason the Consultant fails to Provide the Services, we hereby agree to cause to Provide the Services at no additional cost to the Employer.

- If we fail to comply with the terms of this Deed of Guarantee, the Employer may itself procure such performance (whether or not the Agreement be formally determined). The Employer is to notify us and we shall indemnify the Employer for any additional cost or expense it incurs.

- Our liability shall be as primary obligor and not merely as surety and shall not be impaired or discharged by reason of any arrangement or change in relationship made between the Consultant and the Employer and/or between us and Consultant; nor any alteration in the obligations undertaken by the Consultant or in the terms of the Agreement; nor any indulgence, failure, delay by you as to any matter; nor any dissolution or liquidation or such other analogous event of the Consultant.

- The Employer shall not be obliged before taking steps to enforce the terms of this Deed of Guarantee to obtain judgement against the Consultant in any court or other tribunal, to make or file any claim in liquidation (or analogous proceedings) or to seek any remedy or proceed first against the Consultant.

- This Deed of Guarantee shall be governed by and construed in accordance with the laws of the Republic of South Africa and we hereby submit to the non-exclusive jurisdiction of the Supreme Court of South Africa.

Signed at	on this	day of	200_

Signature(s) Name(s) (printed)

Position in parent company

Signature of Witness(s)

Name(s) (printed)

# Pro forma Performance Bond – Demand Guarantee (for use with Option X13)

(to be reproduced exactly as shown below on the letterhead of the Consultant’s Parent Company)

#### Eskom Holdings SOC Ltd Megawatt Park

Maxwell Drive Sandton

Johannesburg	Date:

Dear Sirs

Reference No. [●] [Drafting Note: Bank reference number to be inserted]

Performance Bond – Demand Guarantee: [Drafting Note: Name of Consultant to be inserted]

Project [ ] Contract Reference: …… [Drafting Note: Consultant contract reference number to be inserted]

- In this Guarantee the following words and expressions shall have the following meanings:-

  - “Bank” - means [●], [●] Branch, (Registration No. [●]); [Drafting Note: Name of Bank to be inserted]

  - “Bank’s Address” - means [●]; [Drafting Note: Bank’s physical address to be inserted]

  - “Contract” – means the written agreement relating to the Services, entered into between Eskom and the Consultant, on or about the [●] day of [●] 200[●] (Contract Reference No. [.]as amended, varied, restated, novated or substituted from time to time; [Drafting Note: Signature Date and Contract reference number to be inserted]

  - ”Consultant” – means [●] a company registered in accordance with the laws of [●] under Registration Number [●]. [Drafting Note: Name and details of Consultant to be inserted]

  - “Eskom” - means Eskom Holdings SOC Ltd, a company registered in accordance with the laws of the Republic of South Africa under Registration Number 2002/015527/30].

  - “Expiry Date” - means the earlier of

    - the date that the Bank receives a notice from Eskom stating that all amounts due from the Consultant as certified in terms of the contract have been received by Eskom and that the Consultant has fulfilled all his obligations under the Contract, or

    - the date that the Bank issues a replacement Bond for such lesser or higher amount as may be required by Eskom

  - “Guaranteed Sum” - means the sum of R [●] ([●] Rand);

  - “Services” - means [insert if applicable.].

- At the instance of the Consultant, we the undersigned 		 and 	, in our respective capacities as 	 and 	 of the Bank, and duly authorized thereto, confirm that we hold the Guaranteed Sum at the disposal of Eskom, as security for the proper performance by the Consultant of all of its obligations in terms of and arising from the Contract and hereby undertake to pay to Eskom, on written demand from Eskom received prior to the Expiry Date, any sum or sums not exceeding in total the Guaranteed Sum.

- A demand for payment under this guarantee shall be made in writing at the Bank’s address and shall:

  - be signed on behalf of Eskom by a Group Executive, Divisional Executive, Senior General Manager, General Manager or its delegate;

  - state the amount claimed (“the Demand Amount’);

  - state that the Demand Amount is payable to Eskom in the circumstances contemplated in the Contract.

- Notwithstanding the reference herein to the Contract the liability of the Bank in terms hereof is as principal and not as surety and the Bank’s obligation/s to make payment:

  - is and shall be absolute provided demand is made in terms of this bond in all circumstances; and

  - is not, and shall not be construed to be, accessory or collateral on any basis whatsoever.

- The Bank’s obligations in terms of this Guarantee:

  - shall be restricted to the payment of money only and shall be limited to the maximum of the Guaranteed Sum; and

  - shall not be discharged and compliance with any demand for payment received by the Bank in terms hereof shall not be delayed, by the fact that a dispute may exist between Eskom and the Consultant.

- Eskom shall be entitled to arrange its affairs with the Consultant in any manner which it sees fit, without advising us and without affecting our liability under this Guarantee. This includes, without limitation, any extensions, indulgences, release or compromise granted to the Consultant or any variation under or to the Contract.

- Should Eskom cede its rights against the Consultant to a third party where such cession is permitted under the Contract, then Eskom shall be entitled to cede to such third party the rights of Eskom under this Guarantee on written notification to the Bank of such cession.

- This Guarantee:

  - shall expire on the Expiry Date until which time it is irrevocable;

  - is, save as provided for in 7 above, personal to Eskom and is neither negotiable nor transferable;

  - shall be returned to the Bank upon the earlier of payment of the full Guaranteed Sum or expiry hereof;

  - shall be regarded as a liquid document for the purpose of obtaining a court order; and

  - shall be governed by and construed in accordance with the law of the Republic of South Africa and shall be subject to the jurisdiction of the Courts of the Republic of South Africa.

  - Any claim which arises or demand for payment received after expiry date will be invalid and unenforceable.

- The Bank chooses domicilium citandi et executandi for all purposes in connection with this Guarantee at the Bank’s Address.

Signed at 		Date

For and behalf of the Bank

Bank Signatory: 		Bank Signatory:

Witness: 		Witness: 	 Bank’s seal or stamp

# Pro forma ASGI-SA Guarantee

(to be reproduced exactly as shown below on the letterhead of the Bank providing the Guarantee)

#### Eskom Holdings SOC Ltd Megawatt Park

Maxwell Drive Sandton

Johannesburg	Date:

Dear Sirs

Reference No. [●] [Drafting Note: Bank reference number to be inserted]

Pro-Forma ASGI-SA Guarantee: [Drafting Note: Name of Consultant to be inserted]

Project [ ] Contract Reference: [●] [Drafting Note: Consultant contract reference number to be inserted]

- In this Guarantee the following words and expressions shall have the following meanings:-

  - “Bank” - means [●], [●] Branch, (Registration No. [●]); [Drafting Note: Name of Bank to be inserted]

  - “Bank’s Address” - means [●]; [Drafting Note: Bank’s physical address to be inserted]

  - “Contract” – means the written agreement relating to the Project, entered into between the Employer and the Consultant, on or about the [●] day of [●] 200[●] (Contract Reference No. [●] as amended, varied, restated, novated or substituted from time to time; [Drafting Note: Signature Date and Contract reference number to be inserted]

  - “Consultant” – means [●] a company registered in accordance with the laws of [●] under Registration Number [●]. [Drafting Note: Name and details of Consultant to be inserted]

  - “Consultant’s ASGI-SA Obligations” – means the Consultant’s ASGI-SA Obligations under and as defined in the Contract.

  - “Employer” - means Eskom Holdings SOC Ltd, a company registered in accordance with the laws of the Republic of South Africa under Registration Number 2002/015527/06.

  - “Expiry Date” - means the [●] day of [●] 200[●]; [Drafting Note: anticipated date of issue of ASGI-SA Performance Certificate to be inserted.]

  - “Guaranteed Sum” - means the sum of R [●] ([●] Rand);

  - “Project” – means the …………………………

- At the instance of the Consultant, we the undersigned 		 and 	, in our respective capacities as 	 and 	 of the Bank, and duly authorized thereto, confirm that we hold the Guaranteed Sum at the disposal of the Employer, as security for the proper performance by the Consultant of the Consultant’s ASGI-SA Obligations and hereby undertake to pay to the Employer, on written demand from the Employer received prior to the Expiry Date, any sum or sums not exceeding in total the Guaranteed Sum.

- A demand for payment under this guarantee shall be made in writing at the Bank’s address and shall:

  - state the amount claimed (“the Demand Amount’);

  - state that the Demand Amount is payable to the Employer in the circumstances contemplated in

the Contract.

- Notwithstanding the reference herein to the Contract the liability of the Bank in terms hereof is as principal and not as surety and the Bank’s obligation/s to make payment:

  - is and shall be absolute provided demand is made in terms of this bond in all circumstances; and

  - is not, and shall not be construed to be, accessory or collateral on any basis whatsoever.

- The Bank’s obligations in terms of this Guarantee:

  - shall be restricted to the payment of money only and shall be limited to the maximum of the Guaranteed Sum; and

  - shall not be discharged and compliance with any demand for payment received by the Bank in terms hereof shall not be delayed, by the fact that a dispute may exist between the Employer and the Consultant.

- The Employer shall be entitled to arrange its affairs with the Consultant in any manner which it sees fit, without advising us and without affecting our liability under this Guarantee. This includes, without limitation, any extensions, indulgences, release or compromise granted to the Consultant or any variation under or to the Contract.

- Should the Employer cede its rights against the Consultant to a third party where such cession is permitted under the Contract, then the Employer shall be entitled to cede to such third party the rights of the Employer under this Guarantee on written notification to the Bank of such cession.

- This Guarantee:

  - shall expire on the Expiry Date until which time it is irrevocable;

  - is, save as provided for in 7 above, personal to the Employer and is neither negotiable nor transferable;

  - shall be returned to the Bank upon the earlier of payment of the full Guaranteed Sum or expiry hereof;

  - shall be regarded as a liquid document for the purpose of obtaining a court order; and

  - shall be governed by and construed in accordance with the law of the Republic of South Africa and shall be subject to the jurisdiction of the courts of the Republic of South Africa.

  - Any claim which arises or demand for payment received after expiry date will be invalid and unenforceable.

- The Bank chooses domicilium citandi et executandi for all purposes in connection with this Guarantee at the Bank’s Address.

Signed at 		Date

For and behalf of the Bank

Bank Signatory: 		Bank Signatory:

Witness: 		Witness: 	 Bank’s seal or stamp

# PART 2: PRICING DATA

PSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | 2 |
| C2.2 | The activity schedule | 3 |

C2.1 Pricing assumptions: Option A

- How work is priced and assessed for payment

Option A is a lump sum form of contract where the work to be done is broken down into well defined activities each listed in the activity schedule and priced by the tendering consultant as a lump sum. (See clause 11.2(18)).

Only completed activities which are without Defects are assessed for payment at each assessment date; no part payment is made if the activity is not completed by the assessment date. (See clause 11.2(15)).

The activity schedule may change after the Contract Date as a result of compensation events. (See clause 11.2(14)).

- Function of the Activity Schedule

The Activity Schedule is only a pricing document. Clause 53.1 in Option A states: “Information in the Activity Schedule is not Scope”. Specifications and descriptions of the service or any constraints on how it is to be done are included in the Scope and per Clause 21.1, “The Consultant Provides the Services in accordance with the Scope” and therefore not in accordance with the Activity Schedule.

- Link to the programme

Clause 31.4 states that “The Consultant provides information which shows how each activity on the Activity Schedule relates to the operations on each programme which he submits for acceptance”. Ideally the tendering consultant will develop a high level programme first then resource each activity on the programme and thus arrive at the lump sum price for that activity both of which can be entered into the activity schedule.

- Preparing the activity schedule

Generally it is the tendering consultant who prepares the activity schedule by breaking down the work described within the Scope into suitable activities which can be well defined, shown on a programme and priced as a lump sum.

The description of each activity must be sufficient to determine exactly what work is included within it and to know when it has been completed.

The Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the Consultant to include in his activity schedule and be priced accordingly.

It is assumed that in preparing his activity schedule the Consultant:

  - Has taken account of the guidance given in the PSC3 Guidance Notes;

  - Understands the function of the Activity Schedule and how work is priced and paid for;

  - Is aware of the need to link the Activity Schedule to activities shown on each programme which he submits for acceptance by the Employer;

  - Has listed and priced activities in the activity schedule which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Scope, as it was at the Contract Date, as well as correct Defects except correcting a Defect for which the Consultant is not liable;

  - Has priced work he decides not to show as a separate activity within the Prices of other listed activities in order to fulfil the obligation to complete the service for the tendered total of the Prices.

  - Understands there is no adjustment to the lump sum Activity Schedule price if the amount, or quantity, of work within that activity later turns out to be different to that which the Consultant

estimated at time of tender. The only basis for a change to the Prices is as a result of a compensation event.

However, the Consultant does not have to allow in his Prices for matters that may arise as a result of a compensation event.

### Expenses

Expenses are not included in the activity schedule items and are assessed separately at each assessment date, unless an additional condition of contract (Z clause) is included which requires that expenses be included within activity Prices and not paid separately.

Expenses associated with employing a staff member in Providing the Services are listed separately either by the Employer in Contract Data provided by the Employer or by the Consultant in Contract Data provided by the Consultant. As only the expenses listed may be claimed by the Consultant, all other cost to the Consultant associated with Providing the Services must be included within the activity schedule prices or staff rates.

Rate adjustment for inflation of expenses is explained in the PSC3 Guidance Notes.

### Staff rates

When a compensation event occurs changes to the affected Activity Schedule item or new priced items in the Activity Schedule are assessed as the actual Time Charge for work already done and the forecast Time Charge for work not yet done. (See clause 63.1 and 63.14 in Option A)

The Time Charge is the sum of the products of each of the staff rates multiplied by the total staff time appropriate to that rate properly spent on work in this contract. (Clause 11.2(13))

Tendering consultants are advised to consult the NEC3 Professional Services Contract Guidance Notes and Flow Charts before entering staff rates into Contract Data, or in C2.2 below.

This is because staff rates can be established in one of three ways:

  - rates for named staff,

  - rates for categories of staff or

  - rates related to salaries paid to staff.

Rate adjustment for inflation, if necessary, can be based either on actual salary adjustments or by using Option X1: Price adjustment for inflation. See pages 13 and 14 in the PSC3 Guidance Notes.

C2.2 the activity schedule

Use this page as a cover page to the Consultant’s activity schedule or include here in this format:

| Item No. | Quantity | Activity description | Price (excl VAT) |
| --- | --- | --- | --- |
| 1 | 60 | Check condition of outer slopes, ash dam toes |  |
| 2 | 60 | Check filter drain discharges, piezometer reading |  |
| 3 | 60 | Check condition of the penstock |  |
| 4 | 60 | Check and Monitor freeboard of 1.5m and extent of the pool 200m from the outer crest of the day wall |  |
| 5 | 60 | Raw Water Reservoir (Two compartments), Ash Water Return Dams (AWRDs Nos. 1, 2, 3, 4, 5, 6 and 7), Seepage Dam, Seven-year Dam, Maturation Pond and Waste water recovery dams (Two Compartments) |  |
| 6 | 2 | Undertake topographical survey |  |
| 7 | 2 | Remaining Capacity assessment |  |
| 8 | 60 | Wall geometry and Freeboard level assessment |  |
| 9 | 2 | Material testing (geotechnical investigation) |  |
| 10 | 2 | Undertake a stability check |  |
| 11 | 2 | Risk assessment |  |
| 12 | 2 | Dam Safety Evaluation on Ash Disposal Facility. |  |
| 13 | 2 | Dam Safety Evaluation on Raw Water Dams. |  |
|  |  | Total of the Prices |  |

This section can be used when the staff rates and expenses are considerable in number and more conveniently located here than in the Contract Data. Entries in the Contract Data should refer to this section of Part 2.

Remember to state whether the staff rates and expenses exclude or include VAT.

The staff rates are:

| No. | Designation (or category) or name of staff member | Rate per {hour, day, month} excluding VAT |
| --- | --- | --- |

The expenses are:

| No. | Expense item | Amount / rate excluding VAT |
| --- | --- | --- |

#### PART 3: SCOPE OF WORK

| Document reference | Title | No of pages |
| --- | --- | --- |
| C3.1 C3.2 | This cover page Employer’s Scope Consultant’s Scope | 1 14 |
|  | Total number of pages | 15 |

#### C3.1: EMPLOYER’S SCOPE

Contents

Part 3: Scope of Work	1

C3.1: Employer’s scope	2

- Description of the services	4

  - Executive overview	4

  - Interpretation and terminology	5

- Specification and description of the services	5

- Constraints on how the Consultant Provides the Services	6

  - Management meetings	6

  - Consultant’s key persons	7

  - Provision of bonds and guarantees	7

  - Documentation control and retention	7

    - Identification and communication	7

    - Retention of documents	7

  - Records and forecasting of expenses	8

  - Invoicing and payment	8

  - Contract change management	8

  - Inclusions in the programme	8

  - Quality management	8

    - System requirements	8

    - Information in the quality plan	8

  - The Parties use of material provided by the Consultant	9

    - Employer’s purpose for the material	9

    - Restrictions on the Consultant’s use of the material for other work	9

    - Transfer of rights if Option X 9 applies	9

  - Health and safety	9

  - Procurement	11

    - BBBEE and preferencing scheme	11

    - Other constraints	11

    - Preferred sub consultants	11

    - Subcontract documentation, and assessment of subcontract tenders	11

    - Limitations on subcontracting	11

    - Attendance on Sub consultants	11

  - Correction of Defects	11

  - Working on the Employer’s property	11

    - Employer’s entry and security control, permits, and site regulations	12

    - People restrictions, hours of work, conduct and records	12

  - Cooperating with and obtaining acceptance of Others	12

  - Things provided by the Employer	12

  - Cataloguing requirements by the Consultant	12

- List of drawings	12

  - Drawings issued by the Employer	12

- Description of the services

#### Executive overview

The Hendrina Power Station has the following dams:

- Ash Disposal Facility (Ash Dams Nos.1, 2, 3, 4 and 5) (Dam with a safety risk category 3)

- Raw Water Reservoir (Two compartments), (Dam with a safety risk category 2)

- Ash Water Return Dams (AWRDs Nos. 1, 2, 3, 4, 5, 6 and 7)

- Seepage Dam, Seven-year Dam and Maturation Pond

- Waste water recovery dams (Two Compartments)

The ADF at Hendrina PS is situated approximately 3 km to the South of the power station. The ADF complex comprises five compartments with a footprint covering a total area of approximately 305 Ha. The compartments were developed progressively as the operations continued and each compartment started to reach the end of life, with the No. 1, 2 and 3 compartments developed from the inception of the power station. Compartments No.4 and 5 were introduced later during 1998 and remain operational currently. Ashing operations originally started in the North-East corner of the existing Ash Dam 1 and progressed gradually southwards away from the power station as more ash dams were developed. The compartments Nos. 3, 4 and 5 are currently operated as a consolidated compartment of the ADF, hence for easy referencing in this report and for future use the consolidated compartment will be reported as Ash Dam 345. Ash dam compartments 1 and 2 are operated individually as an emergency ash deposition facility.

The Ash Water Return Dams (AWRD) are situated to the East and North-West of the ADF. The AWRDs receive penstock decant water and outflows from the internal drainage system of the ADF that is collected and conveyed via a solution trench (perimeter conveyance channels) located along the toe of the ADF. There are currently operational gravity penstocks located within the No. 3, No. 4, and No. 5 compartments. The penstock in compartments No. 3 and No. 4 comprises the conventional precast concrete rings while the penstock on compartment No. 5 comprises steel rings.

Standpipe piezometers are present at the ADFs and are used to generate an indication of the phreatic levels within the ADF compartments. The piezometers are arranged in straight line clusters, with the alignment leading from the ADF toe directly inwards towards the pool area along identified lines.

The Seven-Year Dam is located on the Eastern side of the power station and the dam receives and stores contaminated stormwater from the station. On the western side of the station, adjacent to the Wastewater Treatment Plant, there is a Maturation Pond together with wastewater recovery dams that receives and stores industrial effluent, which is later pumped into the Upper Dams.

#### Figure 1: Ash dam layout

#### Interpretation and terminology

The following abbreviations are used in this Scope:

| Abbreviation | Explanation |
| --- | --- |
| ADF | Ash Disposal Facility |
| APP | Approved Professional Person |
| AWRD | Ash Water Returns Dam |
| DSO | Dam Safety Office |
| DWS | Department of Water and Sanitation |
| ECSA | Engineering council of south Africa |
| SANS | South African National Standards |

#### Specification and description of the services

The APP is required to:

Take full Professional responsibility of Hendrina Power Station Ash dams 1, 2, 3, 4, 5 as described in the National Water Act and Regulation R139 and SANS 10286-- The South African Code of Practice for Mine Residue and give guidance on the new ash dam designs and report progress to contract manager monthly.

Take full Professional responsibility for the Ash Water Return Dams 1, 2, 3, 4, 5, 6, 7 as well as the Seepage Dam, Seven Year Dam, Waste Water Recovery Dams and Maturation Pond.

Chair monthly site meetings and do inspections of the dams before each meeting.

Prepare monthly inspection reports based on the study of monthly report generated by the Ash dam contractor. Reports to be submitted to the contract manager.

Advise Employer’s personnel monthly on safety and environmental risks and recommend actions. Ensure that the ash dam structural safety is not compromised in any way by any action.

Provide advice on any action deemed necessary to ensure the long-term health of the Ash Dams, Ash Water Return Dams and Water Dams.

Skills transfer from the APP to the Eskom personnel.

| Description of the works | Frequency |
| --- | --- |
| Check condition of outer slopes, ash dam toes | Monthly |
| Check filter drain discharges, piezometer reading | Monthly |
| Check condition of the penstock | Monthly |
| Check and Monitor freeboard of 1.5m and extent of the pool 200m from the outer crest of the day wall | Monthly |
| Raw Water Reservoir (Two compartments), Ash Water Return Dams (AWRDs Nos. 1, 2, 3, 4, 5, 6 and 7), Seepage Dam, Seven-year Dam, Maturation Pond and Waste water recovery dams (Two Compartments) | Monthly |
| Undertake topographical survey | Every 1 year |
| Remaining Capacity assessment | Every 1 year |
| Wall geometry and Freeboard level assessment | Every 1 year |
| Material testing (geotechnical investigation) | Every 3 years |
| Undertake a stability check | Every 3 years |
| Risk assessment | Every 3 year |
| Dam Safety Evaluation on Ash Disposal Facility. | Every 3 years |
| Dam Safety Evaluation on Raw Water Dams. | Every 3 years |

#### Constraints on how the Consultant Provides the Services.

#### Management meetings

Regular meetings of a general nature may be convened and chaired by the Employer’s Agent as follows:

| Title and purpose | Approximate time & interval | Location | Attendance by: |
| --- | --- | --- | --- |
| Risk register and compensation events | Weekly on Fridays at 8:00 |  | Employer’s Agent, Consultant |

| Overall contract progress and feedback | After design stage is complete |  |  |
| --- | --- | --- | --- |
| Project planning |  |  |  |
| Departmental safety |  |  |  |
| Toolbox Talk |  |  |  |

All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting. Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions.

##### Consultant’s key persons

The Consultant to provide an organogram showing his people and their lines of authority / communication. The Consultant does not have the right to replace a key person at will and can only replace him if the replacement is acceptable to the Employer. Proof of qualifications for persons conducting the works to be provided to the Employer before commencement of any work e.g. Engineer’s qualification, professional registration etc.

#### Provision of bonds and guarantees

The form in which a bond or guarantee required by the conditions of contract (if any) is to be provided by the Consultant is given in Part 1 Agreements and Contract Data, document C1.3, Sureties.

The Employer may withhold payment of amounts due to the Consultant until the bond or guarantee required in terms of this contract has been received and accepted by the person notified to the Consultant by the Employer’s Agent to receive and accept such bond or guarantee. Such withholding of payment due to the Consultant does not affect the Employer’s right to termination stated in this contract

#### Documentation control and retention

#### Identification and communication

      - Contractual communication

All contractual communication is addressed in writing to the project manager on a letterhead of the Consultant’s company.

Letters are typed, signed by the Consultant and delivered either in hardcopy or e-mailed in pdf format to the Employer’s Agent.

Reports

      - All reports are compiled in Word format, in English, and submitted to the Employer’s Agent electronically.

      - Signed hardcopies (original) of inspection reports are submitted to the Main Documentation Centre after finalisation for purposes of record keeping.

      - Operational documents, such as philosophies, procedures, inspection and test plans, etc., whether new or existing, are compiled in accordance with Hendrina Power Station Standard for Format and/or Content requirements for Compilation and/or Review of System and/or Process documents (HSSPA001).

#### Retention of documents

Clause 13.6 states that the Consultant retains copies of drawings, specifications, reports and other documents which record the services in the form stated in the Scope.

Note the time period for which the Consultant is to retain such documents is the period for retention stated in the Contract Data.

Copies of all documents are retained in hardcopy format as well as electronic format (pdf format for signed documents).

  - Records and forecasting of expenses

Forecasts of the total expenses to be provided by the Consultant, they are required for budget purposes, they are to be updated at regular intervals. They enable the Employer to judge the likely final cost to him of expenses which are additional to the prices.

#### Invoicing and payment

The Consultant is required to make an assessment of the amount due at each assessment date. He is required to submit an invoice for the change in the amount due since the previous invoice and provide the details stated in the Scope to show how the amount due has been calculated.

The following details shall be shown on or attached to each Invoice to show how the amount due has been assessed:

The Consultant shall address the tax invoice to Hendrina Power Station Finance Department and include on it the following information:

- Name and address of the Consultant and the Employer’s Agent;

- The contract number and title;

- Consultant’s VAT registration number;

- The Employer’s VAT registration number 4740101508;

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

- (add other as required)

#### Contract change management

Early warning

Notification of compensation event

#### Inclusions in the programme

First read clause 31.2 and then include here any matters regarding the order and timing of the work of the Employer and Others which the Consultant is to take account of in his programme. Also describe any information other than that already requested in clause 31.2 which the Consultant is to show on each programme he submits for acceptance.

#### Quality management

#### System requirements

Compliance to Eskom Hendrina Power Station’s Quality Procedure (QM 58) must be adhered to at all times. The Quality Inspection Plan (QIP) to be submitted for approval by the Employer’s project engineer before any work commences. The Consultant to adhere to ISO 9001: Quality Management System. The Employer requires a fully certified quality assurance system under ISO standards.

#### Information in the quality plan

Clause 40.2 requires that the Consultant provide a quality policy statement and quality plan which complies with requirements stated in the Scope. Include your requirements here

Clause 40.2 states: The Employer decides the extent of the quality management system. On one extreme he may require no quality management system at all. On the other extreme he may require the operation of a fully certified quality assurance system under ISO standards. The quality management system required of the Consultant should recognise the equivalent requirements on other consultants and become compatible with them.

#### The Parties use of material provided by the Consultant

    - Employer’s purpose for the material

The rights over drawings, documents, designs and the like prepared by the Consultant would normally remain with the Consultant. The core clauses recognise this but give the Employer entitlement to use any documents for the purposes stated in the Scope. In addition, the Employer wishes to obtain the rights for himself. The Employer intends to use the detailed design provided by the Consultant with bill of quantities for all components required to construct the new system.

#### Restrictions on the Consultant’s use of the material for other work

The Consultant may not use material produced under this contract for other work.

#### Transfer of rights if Option X 9 applies

The Consultant to transfer rights over drawings, documents, designs and the like to the Employer after completion of the whole of the works.

#### Health and safety

Clause 25.4 states that the Consultant acts in accordance with the health and safety requirements stated in the Scope. It is suggested that this part of the Scope address how the Consultant acts when doing his services. These requirements may be no more than just complying with the law. However if the Consultant is required to work on Eskom premises, then whatever requirements which personnel working in those premises need to comply with should be included here or referred to in an Annexure.

If when doing his services the Consultant is required to carry out a design which needs to take account of certain health and safety criteria, then this should be included in the specification of that design service stated elsewhere in the Scope. A draft for this section could start as follows:

The Consultant shall at all times comply with the health and safety requirements prescribed by law as they may apply to the services.

[If the Consultant may be required to work on Eskom premises, such as a power station, where health and safety requirements additional to those prescribed by law apply, specify these here or state,

The Consultant shall comply with the health and safety requirements contained in Annexure 	to this Scope.]

The Consultant complies with the Occupational Health and Safety Act no 85 of 1993 and its regulations, Eskom SHE Policy, Standards, Procedures, Guidelines, Specifications and Regulations.

The Consultant ensures safety awareness at all times through continuous training.

The Consultant is at all times responsible for the supervision of his employees, agents and Sub-consultants and takes full responsibility and accountability for ensuring that they are competent, compliant and aware of the legal requirements and other requirements and execute the works accordingly.

The Consultant ensures that all statutory appointments and appointments required by any Eskom Regulations are made in writing and that all appointees fully understand their responsibilities and are trained and competent to execute their duties.

The Employer, or any person appointed by the Employer, may, at any stage during the term of the contract:

- Conduct health and safety audits by a competent person regarding all aspects of compliance with the SHEQ requirements, at any off-site place of work, or the site establishment of the Consultant.

- Refuse any employee, Sub-consultant or agent of the Consultant access to the premises if such a person has been found to commit an unsafe act or any unsafe working practice or is found not to be competent or authorised.

- Issue the Consultant with a stop order, should the Employer become aware of any unsafe working procedure or condition or any non-compliance.

The Consultant immediately reports any incidents, disabling injury, near miss, first aid incident as well as any threat to health and safety of which it becomes aware at the works or on the site to the Project Manager.

The Consultant agrees that the Employer is relieved of any and all of its responsibilities and liabilities in terms of the Occupational Health and Safety Act no 85 of 1993 in respect of any acts or omissions of the Consultant, and the Consultant’s employees, agents or Sub-consultants, to the extent permitted by the Occupational Health and Safety Act no 85 of 1993.

The Consultant ensures that all his personnel attends a Health and Safety Induction Course presented by Safety Officers, Monday to Friday – 09H00 to 10H00, free of charge prior to commencement of any works. This is a one (1) hour course and is valid for one (1) year at Hendrina Power Station.

The Consultant works strictly to regularly updated risk assessment. The Consultant ensures supervised and authorised entry into the plant. The Consultant barricades the entire perimeter of the site.

The Consultant ensures at all times compliance with the safety regulations imposed by any act of parliament, or any regulation or by law of any statutory authority.

The Consultant complies with the Occupational Health and Safety Act and Regulations, q993 and all regulations made there under as well as the Employer’s safety and operating procedures.

The Consultant acknowledges that he is fully aware of the requirements of all the above and undertakes to employ people who have received sufficient training that they can comply therewith. The Consultant undertakes not to do, or not to allow anything to be done which will contravene any provisions of the act, regulations or operating procedures.

All employees of the Consultant must attend a safety induction course before they are allowed to work on site.

It is the responsibility of the Consultant to ensure that all his employees attend the safety induction.

The Consultant holds a toolbox talk and inspects all PPE before any work commences and keep written proof of such actions.

The Consultant complies with all of the applicable procedures as required by the Employer, Procedures are available from the Employer’s Documentation Centre on request.

The Consultant familiarizes himself with all permit requirements for work to be done on all plant systems and ensures that permits are applied for accordingly.

The following risks are identified by the Employer, and the Consultant includes these in his risk assessment:

- Injury caused by tools

- High noise level

- Falling objects

- Dust

- Loose trench covers and gratings

Any tampering with the Employer’s fire equipment is strictly forbidden.

All work done by the Consultant shall comply with the latest revision of Employer’s SHEQ requirement as stated in the Safety, Health and Environmental Specifications for Principal Consultant Ref. No.: HSPHO/058 and all other Employer safety requirements.

Employer compiles a baseline safety risk assessment to identify all the possible risks during the implementation of the project.

The risk assessment includes all the mitigating strategies in order to minimise all the possible risks.

Employer provides the Consultant with the baseline risk assessment to use it as a minimum requirement to compile a risk assessment identifying all the risks before the implementation commences, the risk assessment compiled by the Consultant will clearly show all the mitigating strategies in order to minimise all possible risks.

No work shall be carried out without the risk assessment identifying all the risks and the mitigating strategies in place in order to address the identified risks.

#### Procurement

#### BBBEE and preferencing scheme

Specify constraints which Consultant must comply with after contract award in regard to any Broad Based Black Economic Empowerment (B-BBEE) or preferencing scheme measures.

#### Other constraints

Delete if not required or state any other constraints that may be applicable to people employed by the

Consultant and change the heading to suit the subject matter.

#### Preferred sub consultants

PSC3 does not make use of nominated sub consultants but the Employer may list which sub consultants or suppliers the Consultant is required to enter into subcontracts with. This is usually only required where very specialist services need to be obtained from a particular supplier or group of suppliers in order to comply with operational standards.

#### Subcontract documentation, and assessment of subcontract tenders

Specify any constraints on how the Consultant is to prepare subcontract documentation, whether use of the NEC3 system is compulsory or not (compulsory is recommended) and how subcontract tenders are to be issued, received, assessed (using a joint report?) and awarded.

#### Limitations on subcontracting

The Employer may require that the Consultant must subcontract certain specialised work, or that the

Consultant shall not subcontract more than a specified proportion of the whole of the contract.

#### Attendance on Sub consultants

State requirements for attendance on Sub consultants, if any

#### Correction of Defects

N/A

  - Working on the Employer’s property

This part of the Scope addresses constraints, facilities, services and rules applicable to the Consultant whilst he is doing work on the Employer’s property.

#### Employer’s entry and security control, permits, and site regulations

Limited Access Register must be signed before entering the Ash Dam premises.

#### People restrictions, hours of work, conduct and records

Restrictions and hours of work may apply on some sites. It is very important that the Consultant keeps records of his people working on the Employer’s property, including those of his Subconsultants. The Employer’s Agent shall have access to these records at any time. These records may be needed when assessing compensation events.

#### Cooperating with and obtaining acceptance of Others

This sub-paragraph could be used to deal with two issues.

- The cross reference from core clause 23.1 about cooperation generally as well as details about Others with whom the Consultant may be required to work. See clause 11.2(7) for the definition of Others.

- Requirements for liaison with and acceptance from statutory authorities or inspection agencies.

  - Things provided by the Employer

Provide details of any facilities and equipment made available by the Employer for the Consultant’s use during performance of the services. State any conditions relating thereto.

  - Cataloguing requirements by the Consultant

N/A

#### List of drawings

  - Drawings issued by the Employer

The Concept Design report to be issued by the Employer to the Consultant.

| Drawing number Revision Title |  |  |
| --- | --- | --- |