ESKOM HOLDINGS SOC LTD

INVITATION TO TENDER

FOR

Replacement of the current Meter Asset Tracking Solution with

a Meter Asset Management System (MAMS) for a period of two (2) years.

| Tender number | MWP1687CX |
| --- | --- |
| Issue date | 14 November 2022 |
| Closing date and time | 9 December 2022 at 10h00 |
| Tender validity period | Six (6) months from the closing date and time. |
| Clarification meeting | Clarification meeting will not be held; however clarification questions can be sent via email to: mhlongh@eskom.co.za |
| Tenders are to be delivered to the following address on the stipulated closing date and time: | Eskom Megawatt Park Tender Office Northside (Retail park) No1 Maxwell Drive, Sunninghill |

Invitation to Tender

Eskom Holdings SOC Ltd (hereinafter “Eskom”) invites you to submit a tender Eskom Holdings SOC Ltd (hereinafter “Eskom”) invites you to submit Invitation to Tender for the Replacement of the current Meter Asset Tracking Solution with a Meter Asset Management System (MAMS) for a period of two (2) years.

The enquiry documents are supplied to you on the following basis:

- Free of charge

Eskom has delegated the responsibility for this tender to the Eskom Representative whose name and contact details are set out in the Tender Data. A submission of a tender by you in response to this Invitation will be deemed as your acceptance of the Eskom Standard Conditions of Tender (to be accessed via www.eskom.co.za).

Queries relating to this Invitation to Tender documents may be addressed to the Eskom Representative.

Yours faithfully

____________________________________________

Procurement Manager

Nothukela Sereo

Date: ________________________________________

The following documents listed hereunder are attached to this enquiry

Annexures

| Number | Description | Annexure/to be downloaded and attached | Attached (Y/N/ N/A) |
| --- | --- | --- | --- |
| 6.1 | *Acknowledgement form | Annexure A | Y |
| 6.2 | *Tenderer’s particulars | Annexure B | Y |
| 6.3 | *Integrity Declaration Form (refer to www.eskom.co.za for the Supplier Integrity Pact that suppliers are required to download and read ) | Annexure C | Y |
| 6.4 | CPA Requirements for Local Goods/Services | Annexure D | Y |
| 6.5 | CPA(IG) for Foreign Goods/Services (if applicable) | Annexure E | Y |
| 6.6 | SBD 1 -Invitation to Bid must be filled out by all tenderers and submitted with the tender at tender submission deadline | Annexure G | Y |
| 6.7 | SBD 6.1 & 4- Preference Points Claim Form in terms of PPPFA 2017 regulations | Annexure H | Y |
| 6.8 | SBD 4 BIDDER’S DISCLOSURE | Annexure L |  |
| 6.9 | Supplier Development & Localisation (SDL&I) Undertaking | Annexure I | Y |
| 6.10 | SBD 6.1- Preference Points Claim Form in terms of PPPFA 2017 regulations | Annexure J | Y |
| 6.11 | Technical Evaluation Criteria | Annexure K (1) | Y |
| 6.12 | Scope of work/Service | Annexure K (2) | Y |
| 6.13 | NEC 3 Professional Services Contract | Annexure M | Y |
| 6.14 | Pricing Schedule List | Annexure N | Y |
| 6.15 | SHE | Annexure P | Y |
| 6.17 | Quality | Annexure O | Y |

1.2	The Tender Data makes several references to the Eskom Standard Conditions of Tender and in those instances, the clause numbers are referenced hereunder. If the Eskom Standard Conditions of Tender is not attached to the Invitation to Tender/Request for Proposal; then the tenderers are required to download this from www.eskom.co.za. The “Tender Data” as detailed herein shall take precedence over the Standard Conditions of Tender in the event of any ambiguity or inconsistency between the two documents.

| Clause Number from Standard Conditions of Tender | Tender Data |
| --- | --- |
| 1.1 Parties | The Employer is Eskom Holdings SOC Ltd The Eskom Representative is: Name: Herman Mhlongo Tel: 011 516 7653 E-mail: Mhlongh@eskom.co.za |
| 1.3 Enquiry documents | Invitation to Tender number is: MWP1687CX See the content list above for the enquiry documents. |
| 1.4 Type of Invitation to Tender | This invitation to tender is: - An open Invitation to tender |
| 1.6 Eskom's rights to accept or reject any tender | The tender shall be for the whole of the contract – NEC 3 Professional Services Contract. |
| 2.1 Eligible tenders | Submit a tender only if the tenderer (whether a single company or a structure similar to a Joint Venture) complies with the eligibility criteria stated in the Tender Data and the tenderer, or any of his principals, is not under any restriction to do business with Eskom/State Owned Companies. Tenderers are deemed ineligible to submit a tender if - Tenderers have the nationality of a country on any international sanctions list. A tenderer shall be deemed to have the nationality of a country if the tenderer is a national or is constituted, incorporated, or registered and operates in conformity with the provisions of the laws of that country. This criterion shall also apply to the determination of the nationality of proposed subcontractors or suppliers for any part of the Contract including related services. - Tenderers submit more than one [tender/proposal] either individually or as a partner in a joint venture (JV) or consortium - [Tenders] submitted by a JV or consortium where the JV/consortium agreement does not explicitly state that the parties of the JV or consortium shall be jointly and severally liable for the execution of the Contract in accordance with the Contract terms. - A Tenderer must not have a conflict of interest. All Tenderers found to have a conflict of interest shall be disqualified. A Tenderer may be considered to have a conflict of interest with one or more parties in this [tendering] process, if: - (a)they have a controlling partner/majority shareholder in common; or - (b)they have a relationship with each other, directly or through common third parties, that puts them in a position to have access to information about or influence on the tender/proposal of another Tenderer, or influence the decisions of the Employer regarding this bidding process; - Tenders signed by non- authorized persons - Where the tenderers are not registered on National Treasury’s Central Supplier Database (except Foreign Suppliers) - A tender that fails to meet any pre-qualifying criteria stipulated in the tender documents is an unacceptable tender (section 4 (2) of PPPFA Regulations - Any tenderer that is restricted by National Treasury - A tenderer that sub-contracts 100% Scope of Work. Ineligible tenderers will be disqualified. |
| 2.2 -2.5 Tender Closing | The deadline for Invitation to Tender submission is: Date: 09 December 2022 Time: 10h00 Late Tenders will not be accepted Tenders are to be submitted to the Eskom tender box at the following physical address: THE TENDER OFFICE Eskom Holdings SOC Ltd Tender Office Megawatt Park (Retail Centre) 1 Maxwell Drive Sunninghill |
| 2.9 Copy of original tender | The tenderer must submit the tender as a complete original tender, plus one (1) copy of the original tender at tender submission deadline (hardcopy). Eskom may also require that one (1) additional complete soft copy of the original tender is required in electronic format. Where a Tenderer does not submit 1 hard copy of the original tender at tender submission deadline, the tenderer will be disqualified. Where a Tenderer does not submit 1 hard copy of the original tender at tender submission deadline, the tenderer will be disqualified. N.B.: The package (envelope/box) for the tender documents shall be clearly marked on the outside: “CONFIDENTIAL MWP1687CX Eskom Holdings SOC Ltd Tender Office Megawatt Park (Retail Centre) 1 Maxwell Drive Sunninghill Evaluations are based on the copy provided. Therefore, it is the tenderer’s responsibility to ensure that the copy is 100% identical to the original and Eskom will not accept any liability if it conducts its evaluations on an incomplete copy provided by the tenderer. |
| 2.13 Tender Validity Period | The tender validity period is six (6) months. |
| 2.16 Site/clarification meetings | A clarification meeting will not be held; however, clarification questions can be sent via email to: mhlongh@eskom.co.za |
| 2.17 Clarification on enquiry documents | The tenderer will notify the Employer of any clarifications required before the closing time for clarification queries, which is [5] five working days before the deadline for tender submission. |
| 2.23 Alternative tenders | Alternative tenders are not allowed |
| 2.25 Conditions of contract | The conditions of contract will be the NEC 3 Professional Services Contract or Master Service Agreement |
| 2.31 Provision of security for performance | Security for performance (e.g., Performance Bond) is required. The names of two financial institutions that the tenderer will approach to be submitted with the tender. This will be required at contract stage should the tenderers financial statements not being sound enough to be awarded the contract. |
| 3.4 Opening of tenders | Tenders will be opened at the same date and time as the tender deadline. Place: Eskom Megawatt Park Date: 09 December 2022 Time: 10h00 |
| 3.5 Prices to be read out | Prices will not be read out. |
| - Basic Compliance | Basic compliance for this invitation to tender are: - Meet the eligibility criteria for a tenderer - Submit a complete original tender with commercial, financial and technical information - Submit one (1) copy of the original tender to Eskom (hardcopy) - Submission of the mandatory commercial tender returnables as at stipulated deadlines. - Central Supplier Database (CSD) number (MAA………) |
| 3.10 Mandatory tender returnables | A tenderer that does not submit mandatory documents/information in required in mandatory documents by the required deadlines as stipulated in the Tender Returnable section of the respective Invitation to Tender; will be deemed non-responsive. |
| 3.11 Pre-qualification criteria | Pre-qualification criteria [Not applicable] |
| 3.12 Designated materials and thresholds | Designated material thresholds [Not applicable] |
| 3.13 Functionality requirements | Functionality requirements The applicable evaluation criteria applicable for this transaction is under functionality criteria: See detailed Technical Criteria on Annexure K1, page 12. Tenderers who do not meet the threshold of 70% for functionality scoring will be disqualified and not be evaluated further. |
| 3.15 Evaluation of price | Prices will be evaluated as follows: - Inclusive of VAT - Making the specified correction for arithmetical errors - Excluding contingencies in any bill of quantities or activity schedule. - Making an appropriate adjustment for any other acceptable variations, deviations, or alternative tenders submitted. - Making a comparison of the Net Present Value of each adjusted tender based on the tendered programme (if provided) and prices, on the estimated effect of Price Adjustment Factors and rate of exchange fluctuations (if applicable) and on other evaluation parameters relating to uncertainty and risk, where applicable. - Unconditional discounts must be taken into account for evaluation purposes; - Conditional discounts must not be taken into account for evaluation purposes but should be implemented when payment is effected. Prices will be scored out of 80 points |
| 3.17 Evaluation of B-BBEE | B-BBEE status will be scored out of 20 points in accordance with PPPFA. If a tenderer fails to submit proof of B-BBEE status level, the tenderer will not be disqualified (except if B-BBEE level is a pre-qualification criterion). The tenderer will, however, be awarded 80 points for price and will score 0 points for B-BBEE level /status (out of 20) |
| 3.18 Ranking of tenders | Suppliers will be ranked by applying the preferential point scoring based on the relevant system as stipulated hereunder]:- - 80/20 (for estimated values above R30 000 and up to R50M inclusive of VAT) or state that either 90/10 will apply should there be a degree of uncertainty on which PPPFA Point allocation system will apply; the lowest acceptable tender will be used to determine the applicable preference system Eskom will then add the score from Pricing and the B-BBEE level together and rank the suppliers from the highest to the lowest. |
| 3.19 Objective Criteria (if applicable) | Objective criteria not applicable |
| Contractual Requirements (if applicable ) | The following will form part of the Contractual Requirements: - NEC 3 Professional Services Contract or Master Service Agreement and - Audited Financial statements. |

1.3 TENDER RETURNABLES

The tenderer must submit the returnables set out hereunder as part of its tender. Returnables that are mandatory for evaluation will result in disqualification if not submitted at tender closing.

| Reference | Returnables from supplier | Returnables mandatory for evaluation purposes and due at tender closing | Returnables mandatory for contract award and due prior to contract award |
| --- | --- | --- | --- |
| Basic Compliance | One (1) extra copy of the tender (hardcopy) |  |  |
| Annexure A | Acknowledgement Form |  |  |
| Annexure B | Tenderers Particulars |  |  |
| Annexure C | Integrity Pact Declaration form |  |  |
| Annexure D | CPA for local goods/services (if applicable) |  |  |
| Annexure E | CPA(IG) for imported goods/services (if applicable) |  |  |
| Annexure F1-F4 | SBD 6.2 -Declaration certificate for local production and content and Annexures C, D, E | N/A |  |
| Annexure G (applicable for all suppliers including Foreign suppliers) | SBD 1- to be submitted with the tender at tender submission deadline |  |  |
| Annexure H | SBD 6.1- Preference Points Claim Form in terms of PPPFA 2017 regulations |  |  |
| Supplier Development & Localisation (SD&L) Undertaking |  |  |  |
| Additional Documents required in event of JV:- | Letter of intent to form a JV/consortium |  |  |
|  | Valid joint venture agreement confirming the rights and obligations of each of the joint venture partners and their profit-sharing ratios. |  |  |
|  | Written confirmation that the joint venture will operate as a single business entity (incorporated) for the duration of the contract (this may be included as an obligation within the JV agreement. |  |  |
|  | “proof of B-BBEE status level of contributor” means:- (a) the B-BBEE status level certificate issued by an authorised body or person; or (b) a sworn affidavit as prescribed by the B-BBEE Codes of Good Practice; or (c) any other requirement prescribed in terms of the Broad-Based Black Economic Empowerment Act; (as may be applicable for the particular tendering entity ) |  |  |
|  | Details and confirmation of a single designated bank account in the name of the JV and independent of the individual JV partners, as set out in the joint venture agreement. |  |  |
| *“proof of B-BBEE status level of contributor” means:- (a) the B-BBEE status level certificate issued by an authorised body or person; or (b) a sworn affidavit as prescribed by the B-BBEE Codes of Good Practice; or (c) any other requirement prescribed in terms of the Broad-Based Black Economic Empowerment Act; | Failure on the part of the supplier to submit “proof of B-BBEE status level of contributor” for purposes of evaluation and scoring by the tender closing will not result in disqualification (if tenderer is otherwise deemed to be responsive/acceptable in all other aspects and it is not a pre-qualification criterion). The tenderer will, however, be scored zero on B-BBEE for purposes of PPPFA scoring and ranking. |  |  |
| Tax Clearance Certificates | A certified copy of a tax clearance certificate is still required by Foreign suppliers (with a footprint in South Africa- but who are not on CSD and have not provided a SARS pin number ) and Local suppliers (who have not provided their SARS e-filing PIN number for verification by Eskom and/or their CSD profile / CSD number) . Foreign suppliers with no footprint in South Africa, must still complete the SBD1 document, however no proof of tax compliance is required. |  |  |
| Compliance with Employment Equity Act | To the extent that the tenderer falls within the definition of a “designated Employer” as contemplated in the Employment Equity Act 55 of 1998, the tenderer is required to furnish the Employer with proof of compliance with the Employment Equity Act, including proof of submission of the Employment Equity report to the Department of Labour. (South African tenderers only) |  |  |
| CIDB (where applicable) | Valid proof of the required cidb grading designation for the main contractor; JV and /or sub-contractor as may be required in the tender data at tender closing deadline or within 21 working days from the closing date of submission of tenders if this is agreed with the Employer | N/A |  |
| Shareholding | Shareholding organogram and detailed breakdown (for each individual company/JV member) clearly identifying percentages owned by individual shareholders (full names & ID Numbers) and other entities (provide full legal/trading name and respective identifying registration/trust numbers) |  |  |
| NEC 3 OR OTHER Documentation | Master Service Level Agreements |  |  |
| DOCUMENTS REQUIRED UNDER CONTRACT REQUIREMENTS |  |  |  |
| Safety | COIDA - Original certificate of good standing or proof of application issued by the Compensation Fund (COID) or a licensed compensation insurer (South African tenderers only) |  |  |
| Quality | Documents that may be required per scope of work |  |  |
| Other safety/quality documents as required per scope of works | Check under Quality documents to be completed and submitted. |  |  |
| Environmental | N/A |  |  |
| Due Diligence | Audited Financial Statements of the tenderer for the previous 18 months, or to the extent that such statements are not available, for the last year. Tenderers must note that in the case of a joint venture or special purpose vehicle (SPV) especially formed for this tender, audited financial statements for each participant in the JV / SPV is required. Start-up enterprises formed within the last 12 months are not required to send in statements, but if successful with their tender will be required to send statements for the first year when once available. |  |  |
| DOCUMENTS REQUIRED UNDER FUNCTIONALITY/TECHINICAL CRITERIA |  |  |  |

FUNCTIONALITY CRITERIA – DETAILED TECHNICAL CRITERIA REFER TO (ANNEXURE K1)

Tenderers who do not meet the threshold of 70% for functionality scoring will be disqualified and will not be evaluated further.

SCOPE OF WORK – ANNEXURE K2 –

The scope shall include:

• Detailed Design

o Deliver approved Detailed (Physical) design for the MAMS solution based on the exiting User

Requirement Specification (URS) and Logical Design.

o Identifying and validate the meter by barcoded serial number

o Display meter history through life cycle

o Uniquely identify and differentiate system end user access profiles

o Identify meter status per location type and location name

o Creating and retrieve meters supporting information

o Identifying all possible entry points for meters entering the business from various systems integration.

o Link meters to customer locations making use of various meter movement types (electronic meter movement form)

o Record meters seals applied to keep meter installations secure

o Inventory control on all meters per storage location type/ name with integration to supporting systems

o Manage meter certification records

o Store smart metering digital signatures

o Mobile device application development for both store material management and electronic meter movement forms

o Reporting requirements

o Consider all user interface requirements

o Information and data requirements

o Facilitate review and approval of the design as required by Eskom methodology and governance.

Ensure cyber security compliance of MAMS and its integration end points.

o Provide requirement traceability matrix for the detailed design requirements.

Integration solution.O Integration scope and deliverables is listed below

o Analyse, design, develop, test, and deploy integration solutions based on the logical design. External interfaces to integrate using Oracle Fusion 12c and IBM WebSphere (Data Power), thus the vendor should be well skilled to work with the mentioned technologies.

o The Integration Centre of Excellence (ICOE) governance process must be followed for all approvals.

Kindly reference “SOA Workgroup artefacts”. All diagrams and processes are to be captured in the Eskom Enterprise Architect (EA).

o All CIM message artefacts (including Mapping Document) to be placed in the Eskom defined CIM SVN.

All code to be placed in Eskom defined Code SVN repository All artefacts to be placed in the Eskom share point.

• The following are the integration and Testing activities and artefacts to be produced and presented at the committee for approval and sign off:

o Business test case document.

o Integration specification document.

o Mapping Document.

o CIM message artefacts including WSDL’s and XSD’s.

o Code and unit testing review.

o Deployment Guide.

o SIT testing review of results in ALM.

o SIT test case sign-off.

o Performance testing review of results in ALM.

o Performance testing sign-off.

o Pre-transfer documents for go-live approval.

o Test requirements in ALM.

o Test cases and results in ALM. Defects managed in ALM.

o Test plan Document.

o Non-functional Test plan document.

o Test closure reports documents.

o Performance test scripts and results.

• Provide an Integration message modeller to complete the following

o Analysis of message requirements. Model or update integration message which follow a Common information model. Create payloads and envelopes. Generate xsd, message model and model dictionary.

• A signed off test closure report is required before a test milestone is completed. The following testing and testing milestones must be completed:

o Unit Testing – test results from the Tenderer’s team. System Integrated Testing, Functionality testing (in QA – end to end functional testing and integration testing. That means testing with other systems and ensuring that all requirements have been successfully configured). This testing must be driven & executed by the Vendor but must include Eskom staff for completeness & authenticity.

o Non-Functional Testing (performance testing and disaster recovery testing). This testing must be driven & executed by the Vendor but must include Eskom staff for completeness & authenticity. User Acceptance Testing (Testing by the Eskom customer team that the system is working and meets requirements). This testing must be driven by the Tenderer but must be executed by Eskom staff for completeness & authenticity.

• All testing requirements must cover all identified interfaces that have been identified. The testing team must adhere to the TCoE Turnkey Project Requirements Guideline provided as part of the RFP document.

Build the MAMS

o Software solution, Data Structure, Master Data, Integration

o Test Cases

o Data transfer scripts to take on available asset data from the current MATS

o Mechanism/s to facilitate clean-up of data

o Training Material (for users and support personnel)

o Support material

o Unit Testing on the Development (DEV) environment

o Deploy base solution to the Development, Quality Assurance, Pre-Production, Production, and Disaster Recovery environments without going live.

o Update requirements traceability matrix.

• Provide Change management

o Compile and maintain stakeholder register.

o Provide change management plan including communication plan.

o Indicate types of communications and what will be communicated.

o Execute the change management and communication throughout the project.

o Train super users.

o Train support personnel and ensure sufficient knowledge transfer.

o Quality assure training material with Eskom Academy of Learning (EAL) and deploy training material.

o Train end users and facilitate training through train-the-trainer approach where super users train end users.

o Maintain register of all trained users and support personnel.

• Testing

o Testing partner must be an independent partner from the development partner. Both

companies will be evaluated and scored separately from each other as they will be performing two separate roles for the project.

o Complete System Integration Testing on the Quality Assurance and Pre-Production (QA and PPD) environment and test closure report.

o Complete User Acceptance Testing on the Pre-Production (PPD) environment and test closure report.

o Complete Performance Testing on the Pre-Production (PPD) environment and test closure report.

o Complete Penetration Testing on Pre-Production (PPD) environment and test closure report.

o Complete Disaster Recovery Testing on the Disaster Recovery (DR) environment.

o The testing team must align and adhere to the TCoE Turnkey Project Requirements Guideline to be provided as part of the RFP document.

o Update requirements traceability matrix.

• Deploy the MAMS

o Ensure all environments are updated following successful test conclusion.

o Compile go-live plan.

o Ensure the solution obtain the necessary governance approvals:

i. Enterprise Architecture Advisory Body (EAAB) for pre-transfer

ii. Change Review Management Committee (CRMC)

iii. Go/No-Go pack and decision by Group IT General Manager

o Data take-on and Go-Live in PROD environment.

o Data migration, clean-up of data, delta data migration before switching over and going live.

• Stabilise the MAMS and handover

o Ensure adoption and good performance of the solution.

o Provide support to stabilise MAMS.

o Conclude handover to business.

o Conclude handover to support.

o Close-out MAMS project.

o Skill knowledge transfer will be included as part of deliverable sign-off. The vendor will be required to sign-off knowledge transfer acceptance certificate as part of every deliverable to ensure knowledge is transferred throughout the process and does not need to wait until the end of the project.

• Other responsibilities:

o Deliver project documentation required by the Eskom Group IT PMO. This includes but is not limited to:

iv. Detailed integrated schedule.

v. Weekly progress reports.

vi. Payment schedule forecast and actuals tracking against it.

vii. Delivery Acceptance Certificates with supporting approved test details.

o The Tenderer is required to render solution architect services to this project which includes making sure (with the guidance of a lead architect from Eskom) that EAAB approval is gained before build and again before go-live.

o Provide information required by Eskom team members in order to facilitate governance of the project and its deliverables.

o Integrate the current application support teams into the project delivery team.

The Tenderer shall provide the following as part of response to this request:

• Describe how each of the scope of work or supply requirements in this request shall be met.

• Specify infrastructure (hardware (memory, CPU, storage) & 3rd party software) that will be needed to deploy Development-, Quality Assurance-, Pre-production-, Production- and Disaster Recovery environments. This must include specification for any temporary infrastructure needed during delivery.

Eskom’s preferred infrastructure standards must be taken into account. Indicate by when infrastructure must be configured in alignment to the schedule to be provided.

• Describe change management services that will be provided, its deliverables, and the outcomes envisaged that include time frames. These must be costed separately as fixed-cost deliverables.

• Deliverable Breakdown Structure indicating all fixed cost deliverables with the cost of each deliverable and the total cost of all deliverables.

• List of deliverables and responsibilities that the Tenderer view as being excluded from their scope of delivery.

• Payment schedule for all deliverables in the Deliverable Breakdown Structure. A payment schedule must be provided for all deliverables on a fixed-cost basis. During execution deliverables will be evaluated by Eskom and a Deliverable Acceptance Certificate issued when approved. Approved deliverables can then be invoiced.

• Projected monthly cash flow. Summarise the payment schedule provided per month.

• A Project schedule in MS Project format that contain all costed deliverables as milestones and also include activities to deliver such milestones. The top level work breakdown in the schedule must reflect the Software Delivery Life Cycle stages (Design; Build, Test, Train, Deploy, Stabilise – after go-live).

Applicable buffer should be planned into the schedule to ensure milestones are met and public holidays should be taken into account.

• Dependencies and pre-requisites on Eskom must be clearly stipulated.

• Total man-hours and skill of all Tenderer resources combined.

• Proof of Tenderer’s applicable certification where commercial off-the-shelf products are included in the proposed solution.

• An organogram and a list of all the team members of the Tenderer that will deliver the proposed project including the following information for each and every team member:

o Name and surname

o Confirmation that person is a current employee of the Tenderer.

o Role of person on the proposed team

o Description of Education with supporting certificates as proof.

o Relevant Experience and Skills.

o Relevant product certification/s achieved with supporting certificates as proof.

• Explanation of Tenderer’s experience on Eskom’s current environment where relevant and motivation why Tenderer is best positioned to deliver on this project.

• Indicate all other pre-requisites and, or exclusions that must be addressed before the start of the project with clear timelines.

• The implementation partner must know and fully understand Maximo structure, how it integrates with other systems.

• Additional constraints and assumptions:

o All overhead costs shall be included in the fixed-cost deliverables quoted and not be stated separately.

o Reasonable travel and subsistence expenses must be provided separately per deliverable.

o All deliverables produced on this contract shall become the property of Eskom with Eskom holding sole rights to it. This shall include but not be limited to software configuration; data; scripts; custom code; documents; and training material.

o All deliverables shall be provided in maintainable format for each evaluation (i.e. editable

documents; source code and scripts.

o Project change control refers to the changes in project Scope, Time and Cost. Changes will follow the process below. Changes must be approved by the Requester, Business Owner, Impacted Project Manager, Project Delivery Portfolio Manager, and Project Sponsor.

Depending on the scale of the change, other approvals external to the project may be required.

Guidance in this regard will be provided by the Project Portfolio Manager. Approved changes must be noted in steering committee minutes. The Tenderer must include the response to this request the applicable resource cost rate/s that shall be used to calculate cost of such changes.

ANNEXURE A ACKNOWLEDGEMENT FORM We are in receipt of the Invitation to Tender from Eskom Holdings SOC Ltd and the following addenda issued by Eskom: 1. 2.______________________________________________________________________3. ------------------------------------------------------------------------------------------------------------------------ We confirm that the documentation received by us is: (Indicate by ticking the box) Correct as stated in the Invitation to Tender Content List, and that each document is complete. Or: Incorrect or incomplete for the following reasons: Cataloguing Acknowledgement: [Please select the relevant statement by ticking the appropriate box below]: - We agree to provide the cataloguing information as described in the tender submission. - We have already supplied Eskom with the cataloguing information pertaining to this enquiry in a previous contract/order [ __________ - We do not intend to provide the cataloguing information for the required scope / specifications. for the reasons stated hereunder: ______________________________________________________________________________________________________________________________________________________________________________________________________ - I confirm that I am a Distributor/Importer/Agent and my Principal, being the Original Equipment Manufacturer (OEM) is or is not in the position to supply cataloguing information for items. See attached letter from OEM confirming his position. Invitation to Tender No: Name of company/JV: _______________________________________ Country of registration_______________________________________ Name of contact person:______________________________________ Contact details of contact person: Tel (landline) ______________________ Cell phone_________________________ e-mail address______________________

ANNEXURE B

TENDERER’S PARTICULARS

The tenderer must furnish the following particulars where applicable:

| Indicate the type of tendering structure by marking with an ‘X’ (where applicable provide registration number): |  |
| --- | --- |
| Individual tenderer |  |
| Unincorporated Joint venture (registration number for each member of the JV) |  |
| Incorporated JV |  |
| Other |  |

Please complete the following:

| Name of lead partner/member in case of JV |  |
| --- | --- |
| CIPC Registration Number (for each individual company / JV member) |  |
| VAT registration number (for each individual company / JV member) |  |
| CIDB registration number (for each individual company/JV member if applicable), respective contractor grading designation for each individual company/JV member , and combined cidb contractor grading designation (for JVs) |  |
| Shareholding information (for each individual company/JV member) clearly identifying percentages owned by individual shareholders (full names & ID Numbers) and other entity shareholders (provide full legal/trading name and respective identifying registration/trust numbers) | Include as separate tender returnable if required. |
| Contact person |  |
| Telephone number |  |
| E-mail address |  |
| Postal address (also of each member in the case of a JV) |  |
| Physical address (also of each member of the JV) |  |

If subcontractors are to be used, indicate the following for the main sub-contractor(s). Add to the list of applicable.

| Name of contractor |  |
| --- | --- |
| CIPC Registration number |  |
| VAT registration number |  |
| CIDB Registration number (if applicable) and CIDB grade specified for the sub-contractor as may be stipulated in the Tender Data |  |
| Shareholding organogram /breakdown (for each individual company/JV member) clearly identifying percentages owned by individual shareholders (full names& ID Numbers) and other entities (provide full legal/trading name and respective identifying registration/trust numbers) |  |
| Proposed Scope of work to be done by sub-contractor |  |
| Contact person |  |
| Telephone number |  |
| Fax number |  |
| E-mail address |  |
| Postal address |  |
| Physical address |  |

- If you are currently registered as a vendor with Eskom, please provide your Vendor registration number with Eskom.________________

- If you are currently registered as a vendor on the Treasury Central Supplier Database(CSD) please provide your supplier registration number with Treasury_____________

- Please note that it is mandatory for you to register on National Treasury’s CSD, if you intend doing work with any State department or State owned entity/company.

- You may register online at National Treasury website on www.treasury.gov.za

- Alternatively, you may contact [] [insert the name and contact details of the relevant person from Eskom’s Vendor Management department, who can assist you further with the registration on CSD].

- If you are registered on SARS Efiling system, please provide your pin number in order to verify your tax compliant status___________________

- If you are required to be tax compliant as per SBD 1, but are not registered on CSD   ( foreign suppliers) or have not provided your SARS Efiling pin, please confirm that you have attached/will send a copy of a current valid tax compliant certificate as a tender returnable (by contract award stage).

| YES |  | NO |  |
| --- | --- | --- | --- |

8. If sub-contracting is prescribed in the specific enquiry, you need to compete 8.1- 8.7

- 8.1  Confirm if you intend sub-contracting

| YES |  | NO |  |
| --- | --- | --- | --- |

- 8.2 What percentage will you be sub-contracting?  _____%

- 8.3 To whom do you intend sub-contracting? _______________________________

- 8.4 Is the said sub-contractor registered on CSD?

| YES |  | NO |  |
| --- | --- | --- | --- |

- 8.5 If yes to 8.4, please provide CSD number.______________________________

- 8.4 Please confirm B-BBEE level of said sub-contractor______________________

- 8.5 Which designated group does the sub-contractor belong to:-

  - Black people

  - Black people who are youth

  - Black people who are women

  - Black people with disabilities

  - Black people living in rural or underdeveloped areas or townships

  - Cooperatives which are 51% owned by Black people

  - Black people who are military veterans

If Eskom decides to apply the sub-contracting provision as specified in Regulation 4(c) all tenders above the prescribed maximum threshold for quotations must be advertised through an open competitive bidding process subject to potential tenderers meeting the 30% minimum subcontracting requirement to EMEs or QSEs that are 51% owned by the following enterprises:

8.6 Please confirm that you have attached your signed intent to sub-contract document.

| YES |  | NO |  |
| --- | --- | --- | --- |

8.7 Have you attached proof of sub-contractor’s belonging to designated group

| YES |  | NO |  |
| --- | --- | --- | --- |

- Single tenderers I, the undersigned, _________________________________________(Full names) hereby confirm that I am duly authorised to sign all documents in connection with this tender and any contract resulting from it, on behalf of ___________________ (insert the full legal name of the tenderer). Signature: _______________ Designation: ____________________ Date: _________________ - Joint Ventures We, the undersigned, are submitting this tender in Joint Venture and hereby authorise Mr/Ms _______________________________________(full names), an authorised signatory of _______________________________________, (insert the full legal name of the business entity serving as the lead partner) acting in the capacity of lead partner, to sign all documents in connection with the tender and any contract resulting from it on our behalf. We attach to this Schedule a copy of the joint venture agreement which incorporates a statement that all partners are liable jointly and severally for the execution of the contract and that the lead partner is authorised to incur liabilities, receive instructions and payments and be responsible for the entire execution of the contract for and on behalf of any and all the partners. Legal Name of Joint Venture Member; Full Name and Capacity of Authorised Signatory; Signature.

ANNEXURE C INTEGRITY DECLARATION FORM (Form to be completed and signed by supplier/tenderer as Invitation to Tender/RFP returnable or as part of contract modification documentation) - DECLARATION OF INTEREST I/We understand that any natural/legal person, including employees of the State and/or those related to an Eskom employee/director (as per the definition of “related” set out hereunder), may tender to Eskom. However, in view of possible allegations of favouritism (the practice of showing favour to, or giving preference to some person/group, to the detriment of, or at the expense of another that is entitled to equal treatment or an equal opportunity), should the resulting tender, or part thereof, be awarded to such natural/legal person, as described herein, it is required that the tenderer/s declare such interest/relationship where:- - the tenderer/s employees/directors are also employees/contractors/consultants/ directors in the state or a state owned entity. - the tenderer/s employees/directors are also employees/contractors/consultants/ directors of Eskom - the tenderer/s employees/directors are also employees/contractors/consultants or directors in another entity together with Eskom employees/consultants/contractors/ directors - the legal person/s (including its employees/contractors/directors/members/ shareholders) on whose behalf the tender documents are signed, is in some other way “related” to an Eskom employee/contractor/consultant/director involved in the tender evaluation/tender adjudication/tender negotiation. “Related” meaning that:- - an individual is related to another individual of they are married, or live together in a relationship similar to marriage; - or are separated by no more than two degrees of natural or adopted consanguinity or affinity; - an individual is related to a juristic person if the individual directly or indirectly controls the juristic person, as determined in accordance with the definition of “control” (as per Companies Act section 2(1) ) ; and - a juristic person is “related” to another juristic person if :- - (1)either of them directly/indirectly controls the other, or the business of the other, as determined in accordance with the definition of “control”(as per Companies Act section 2(1); - (2) either is a subsidiary of the other; or - (3)a person directly/indirectly controls each of them, or the business of each of them, as determined in accordance with the definition of “control” - the tenderer/s and one or more of the tenderers in this tendering/RFP process have a controlling partner in common, or a relationship with each other, directly or through common third parties, that puts them in a position to have access to information about or influence on the tender/proposal of another tenderer, or influence the decisions of Eskom regarding this bidding process; To give effect to the provisions above, please complete the table hereunder with all required information. Full Name & Capacity/ Position within tenderer (e.g. employee/Director/member/ owner/shareholder); Identity Number; Confirm and provide details (including employee number) if you are a State/State owned entity employee/contractor/ director.; Full Names & Capacity/Position of Eskom employee/ director/ consultant and details of the relationship or interest(marital/ familial/personal/ financial etc.); To your knowledge is this person involved in the evaluation/ adjudication/ negotiation of tenders. - If any employee/director/member/shareholder/owner of tenderer/s is also currently employed by Eskom, state whether this has been declared and whether there is authorisation(Y/N) to undertake remunerative work outside public sector employment, and attach proof to this declaration. _________________________ - Do the tenderer/s and other tenderer in this tendering/RFP process share a controlling partner or have any relationship with each other, directly or through common third parties? (Y/N) If Yes, attach proof to this declaration.________________________ ## 2. Declaration of fair tendering practices. This serves as a declaration that when goods/services are being procured, all reasonable steps have been taken to address and/or prevent the exploitation of the procurement process and the use of any unfair tendering practices. A [tender/proposal] will be disqualified if the tenderer/s, or any of its directors have: - abused the institution’s procurement process (e.g. bid rigging/collusion) - committed fraud or any other improper conduct in relation to such system. Please complete the declaration with an ‘X” under YES or NO Item; Question; Yes/No; No. 1.1; Is the tenderer/s(or any of its directors/members/shareholders) listed on National Treasury’s Database of Restricted Suppliers as companies/persons prohibited from doing business with the public sector [Note: Companies/persons who are listed on the Database were informed in writing of this restriction by the Authority/Accounting Officer of the institution that imposed the restriction after the audi alteram partem rule was applied]. The Database of Restricted Suppliers can be accessed on the National Treasury’s website (www.treasury.gov.za).. 1.2; Is the tenderer/s (or any of its directors / members / shareholders)? listed on the Register for Tender Defaulters in terms of section 29 of the Prevention and Combatting of Corrupt Activities Act (No 12 of 2004) The Register for Tender Defaulters can be accessed on the National Treasury’s website (www.treasury.gov.za).. 1.3; Was the tenderer/s (or any of its directors/members/shareholders) convicted by a court of law (including a court outside South Africa) for fraud and/or corruption with respect to the procurement/tendering processes/procedures during the past five years?. 1.3.1; Provide details.. 1.4; Was the tenderer/s(or any of its directors/members/shareholders) prohibited from doing business with any International Financial Development/funding Agency or Lending Institution. 1.5; Is there any history/record of the tenderer/s (or any of its directors/members/shareholders) failing to meet their contractual obligation with any SOC?. I, the undersigned, ________________________________________hereby confirm that I am duly authorised to sign all documents in connection with this tender and any contract resulting from it on behalf of ______________________________________________________(insert the full legal name of the tenderer) I declare that I have read and understood the provisions of the Supplier Integrity Pact, that all information furnished herein is correct, that it is understood that the tenderer’s tender/proposal may be rejected, and that Eskom will act against the tenderer should any aspect of this this declaration prove to be false. Signature:. Designation and capacity in which signing:. Date:. Joint Ventures I, the undersigned, ______________________________________________hereby confirm that acting in the capacity of lead partner, I am duly authorised to sign all documents in connection with the tender and any contract resulting from it on behalf of ______________________________________________________________(insert the full legal name of the JV ). I declare that I have read and understood the provisions of the Supplier Integrity Pact, that all information furnished herein is correct, that it is understood that the JV’s tender/proposal may be rejected, and that Eskom will act against the JV should any aspect of this this declaration prove to be false. Signature:. Designation and capacity in which signing :. Date:. (A copy of the joint venture agreement which incorporates a statement that all partners are liable jointly and severally for the execution of the contract and that the lead partner is authorised to incur liabilities, receive instructions and payments and be responsible for the entire execution of the contract for and on behalf of any and all the partners is attached to the invitation to tender/Request for proposal)..

ANNEXURE D

CPA REQUIREMENTS FOR LOCAL GOODS AND SERVICES (SOUTH AFRICA)

THE APPLICATION OF CONTRACT PRICE ADJUSTMENT (CPA) TO TENDER SUBMISSIONS

This Section will not be applicable to professional services contract

- Application of cpa

Eskom will afford Tenderers an opportunity to propose additional/alternate offers to the abovementioned.  Additional Offers, which are optional, will only be considered if a fully compliant Main Offer is submitted and acceptable

CPA conditions may apply if the contractual duration is to be longer than 12 months.  If the contractual duration will be less than or equal to 12 months, a fixed priced offer must be submitted.

- Tender submissions

Tenderers shall comply with the following requirements:

a. 	Main offer:

- A Main Offer that is fully compliant with the CPA requirements as specified in the Enquiry.

- This condition is mandatory unless a fully fixed priced offer is submitted.  If more than one offer is submitted, then the fully CPA compliant offer must be indicated as the Main Offer.

Failure to do so may result in the supplier’s offer(s) being disqualified.

b.	Additional/Alternative offer:

Additional offers, which are optional, will only be considered if a fully compliant main offer is submitted and acceptable:

- A fixed priced offer in addition to the fully CPA compliant main offer; or

- Any other offer with CPA specifications which deviate from the CPA requirements specified in the enquiry.  However it is compulsory that all such deviations are sufficiently substantiated.

Additional/Alternative Offers must be clearly indicated as such

- Eskom’s PREferred INDEX LIST

Eskom’s preferred index list is set out hereunder in Tables 1 and 2. The index list comprises indices that could be used in the Tenderers main offer.

- FOREIGN PORTION OF THE TENDER/AGREEMENT PRICE

In instances where the preferred index list does not specify a foreign index which is required for the specific agreement, the following must apply:

- The source of an index must be that of the national statistical institute of the relevant country or a generally acknowledged statistical (e.g. industry) body in or for that country, e.g. BEAMA and MEPS.

- The index must be the equivalent, or if unavailable, the nearest equivalent index to that of the specific prescribed local index.

- NUMBER OF FORMULAE & INDICES

- The Tenderer is limited to a maximum of 10 (ten) indices in total, i.e.:  a maximum of 5 local indices and maximum of 5 foreign indices, excluding the fixed portion per CPA formula, per offer/agreement.

- CPA FIXED PORTION

A minimum of 15% of the total agreement value is to be fixed when a CPA formula applies; except in the case of professional services or consulting agreements.

- Base Date

- In instances of indices or other references published monthly, the Base Date is to be:

The month before the month in which the Enquiry closes

- In instances where the reference figures, e.g. market prices, are published daily or at more intervals than once a month:

The average for the month before the month in which the Enquiry closes

- In this case, the following shall apply:

  - Where the average is published:

The average published price in the currency Eskom will be exposed to. e.g. 	The currency in which Eskom will effect payment

  - Where a high, low and mean are published:

The mean

  - Where other prices than the Cash Settlement or Cash Sellers Price are  published:

The Cash Settlement or Cash Sellers Price

- Where applicable, these principles, must also apply for the CPA “cut-off” date.

- CPA for Professional Services

The preferred index to be used for adjusting these agreements is the country specific CPI Headline index.

The price adjustment factor will be effective from each contractual anniversary of the base date. This must be the average of the country specific CPI Headline index figures published for the last twelve month period (cycle) ending before the contract anniversary date.

No fixed portion is mandatory.

| Signed |  | Date |  |
| --- | --- | --- | --- |
| Name |  | Position |  |
| Tenderer |  |  |  |

Table 1: Preferred Local Index List  -this list of indices needs to be relevant to the commodity. Buyers need to check and include the relevant indices.

| Labour | Commodities | Processed material | Transport | Others |
| --- | --- | --- | --- | --- |
| Labour general (hourly paid) SEIFSA, C3, actual labour cost | Steel StatsSA, P0142.1 Table 2, basic iron and steel | Mechanical engineering material SEIFSA, G, mechanical engineering material | SEIFSA, L2, road freight costs | StatsSA, PO141 CPI (Headline) all items OR SEIFSA, D-2 (CPI) |
|  | Copper SEIFSA, F, copper metric ton | Electrical engineering material SEIFSA, G-1, electrical engineering material |  |  |
| Labour general SEIFSA, C3 (a), actual labour cost (field force) where subsistence allowance is paid | Aluminium SEIFSA, R, aluminium |  |  | StatsSA, PO142.1), PPI - Final Manufactured Goods Or - Intermediate Manufactured Goods OR - SEIFSA Table U Producer Price Index (PPI - final manufactured GOODS OR Intermediate Manufactured Goods |
|  | Zinc SEIFSA, F, zinc | Building and construction material SEIFSA, G, building and construction material |  |  |
|  | Lead SEIFSA ,F, lead |  |  |  |

Table 2: Preferred Foreign Index List

| Labour | Commodities | Processed material | Transport | Others |
| --- | --- | --- | --- | --- |
| National Statistical Institute, Country-specific general labour index | MEPS, Country-specific general steel index | National Statistical Institute, Country-specific mechanical engineering material | National Statistical Institute, Country-specific general transport cost index | National Statistical Institute, Country-specific CPI (Headline) National Statistical Institute, Country-specific PPI |
|  | LME, Copper | National Statistical Institute, Country-specific electrical engineering material |  |  |
|  | LME, aluminium |  |  |  |
|  | LME, zinc | National Statistical Institute, Country-specific building and construction material |  |  |
|  | LME, lead |  |  |  |

Closing date of tender		__________/__________/__________

TENDERER’S SIGNATURE	______________________________

ANNEXURE E

CPA (IG) REQUIREMENTS FOR FOREIGN GOODS AND SERVICES

CONTRACT PRICE ADJUSTMENT AND FOREX PAYMENTS – IMPORTATION

Failure to propose contract price adjustment methods, either by completing this document or proposing alternative methods for any portion of the tender price, will lead to that portion of the tender price being considered fixed.

Where space in this document is insufficient, the tenderer shall submit the required information on separate schedules, duly referenced to this document.

Where foreign exchange is involved, and Eskom will cover the risk forward, the methods of payment listed in Part 1 are the only acceptable methods. It must be noted that Eskom considers Payment Method 1 to be the default payment method.

PART 1:  PAYMENT OF FOREIGN COMMITMENTS

Payment of Eskom’s foreign commitment in foreign currency will be made either:

Payment Method 1A:

To a nominated bank account in a foreign country in a foreign currency

(payment will be made to the party and account nominated by the supplier

in the contract, and not to any other party);

Please note that the contracting party must be the direct importer of the goods

Applicable (Y / N)

Payment Method 1B;

To a valid SARB approved CFC account in South Africa, in a foreign currency (payment will be made to the party and account nominated by the supplier in the contract, and not to any other party).

Please note:

- The contracting party must be the direct importer

- For payment purposes, Eskom will require both the foreign (commercial ) invoice and the local tax invoice

- The foreign currency values on both the commercial and local invoice must   be the same. Eskom will not pay any profit in foreign currency.

- Service related payments are excluded from this option;

Applicable(Y/N) or

Payment Method 2:

In South African Rand at the selling spot rate of exchange obtained by

Eskom’s Treasury on the date that the forward cover is cancelled.  Eskom

will notify the supplier of the date that the forward cover is cancelled as well

as the intended payment date, which will be as per the agreed payment terms.

Any exchange rate adjustment after Eskom has notified the supplier of the date

and the rate which the forward cover is cancelled, will be for the account of

the supplier.

Please note:

- The contracting party has to be the direct importer of the goods.

- This payment  option is not applicable for the payment of services

Applicable (Y/N)………..

An indemnity in writing confirming that the supplier will not buy forward cover is required where Payment Method 1 or 2 is contracted.

[Payment Method 2 must be accepted by the Commercial Policy and Procedure Manager before the tender documentation is sent out, but at the latest before the tender closing date.  If it is not approved before tender closing, Payment Method 1 will be the default.]

Fixed ZAR pricing

The tenderer may elect to be responsible for the hedging of the exposure of the imported content. However, Eskom reserves the right to have line of sight of the exchange rates to be quoted by the tenderer. This entails a simultaneous exercise of the verification of the  exchange rates to be used.

Applicable (Y/N)………..

Please note: Eskom will require substantiating proof of importation at the time of invoicing,  if payment methods 1A,1B and 2 are selected.

Where goods were previously imported into stock by the supplier, for delivery to various customers, including Eskom, the price quoted must be in South African Rand.  In such cases Eskom will not undertake any foreign exchange commitment or arrange forward cover.

PART 2:  EXCHANGE RATES

The tenderer shall use the exchange rate as at 12H00 on the date of the advertisement of the tender. The source of the exchange rates shall be the South African Reserve Bank (www.resbank.co.za)

Please note that the tenderer is required to submit proof of the SARB rate/s used.

# PART 3:  ADJUSTMENT OF IMPORTATION COSTS, ETC

The values in Rand included in the tender/contract price for the following costs shall be based on rates ruling for the month prior to the closing date of the tender and any variation in these rates applied to the value included in the tender price will be for Eskom’s account.

|  | RATES/TARIFFS |
| --- | --- |
| Sea/Air Freight |  |
| Bunker Adjustment Factor |  |
| Currency Adjustment Factor |  |
| Marine Risk Insurance (MRI) (Eskom will provide cover) |  |
| Rate for Extension of MRI after Arrival of Goods at Site (if required) |  |
| Wharfage |  |
| Landing Charges |  |
| Customs Duties |  |
| RSA Port on which Import Charges are Based |  |

# PART 4:	ADJUSTMENT OF OVERSEAS MANUFACTURE, EXPATRIATE LABOUR AND OTHER COSTS (To be read in conjunction with Eskom CPA Index)

Eskom requires a fixed portion (free of price adjustment) appropriate to the nature of the contract.

The methods/formulae proposed in this part shall clearly identify the base month, the period over which adjustment will apply, the elements of labour and materials and source of the indices/rates/prices to be used.

The source of indices/prices/rates nominated in this part shall be from a recognised publishing authority. It must be clearly and completely defined.  Supplier in-house indices are not acceptable.

The value of overseas manufacture, labour and material costs (ex-works), inland transportation, expatriate labour, etc. included in the tender/contract price shall be subject to adjustment in accordance with the methods stated hereunder.

The base indices/prices/rates shall be those ruling for the month prior to the month of the closing of the enquiry.

  - MANUFACTURING CPA METHOD (LABOUR AND MATERIAL)

Please submit your proposals for this section on a separate sheet of paper as an annexure.

  - EXPATRIATE LABOUR METHOD

Please submit your proposals for this section on a separate sheet of paper as an annexure.

  - OTHER VALUES METHOD (e.g. Engineering fees, design fees, barging, inland transportation, etc.)

Please submit your proposals for this section on a separate sheet of paper as an annexure.

# PART 5: ADJUSTMENT OF LOCAL MANUFACTURE/SUPPLY MATERIAL, TRANSPORT AND ERECTION COSTS

The contract price adjustment method for local manufacture or partly local manufacture from imported stock, equipment or plant cost, transport cost within the RSA and local erection/installation cost shall be in accordance with the attached Eskom CPA Principles

# PART 6:  GUIDELINES FOR CONTRACT PRICE ADJUSTMENT CLAIMS --- PART 2, 3 AND 4

- When the percentage increase or decrease between two indices/prices/tariffs is calculated, the earlier figure shall be taken as the base.

- Where portions of the works are delivered at different times, contract price adjustments shall be made in respect of appropriate portions of the contract price.

- Where the terms of payment of the contract allow progress payments, other than Eskom’s standard payment terms, the agreed contract price adjustment method shall be applied to the value of such payment and to the date and level of completion to which payment is linked.

- Where any figure given in a table is therein stated to be a provisional figure or is subsequently amended, the figure as ultimately confirmed or amended in the publication concerned shall apply.

- Where the appropriate claim indices/prices, as defined in terms of the agreed formulae, are not available or are provisional, interim claims based on the last published confirmed or revised indices/prices as at the date of delivery/installation may be submitted.  When the confirmed or revised index/price becomes available the final claim may be submitted, provided that such claim is received within 180 days of the date of delivery/installation.

- Where requested by Eskom, the contractor shall submit publications showing base indices/prices/rates as they become available as well as updated values at three monthly intervals during the course of the contract.

- Where it is considered necessary Eskom reserves the right to call for any documentary evidence to substantiate claims.

Closing date of tender		__________/__________/__________

TENDERER’S SIGNATURE	_______________________________

ANNEXURE F1

SBD 6.2

DECLARATION CERTIFICATE FOR LOCAL PRODUCTION AND CONTENT FOR DESIGNATED SECTORS

This Standard Bidding Document (SBD) must form part of all bids invited. It contains general information and serves as a declaration form for local content (local production and local content are used interchangeably).

Before completing this declaration, bidders must study the General Conditions, Definitions, Directives applicable in respect of Local Content as prescribed in the Preferential Procurement Regulations, 2017,  the South African Bureau of Standards (SABS) approved technical specification number SATS 1286:2011 (Edition 1) and the Guidance on the Calculation of Local Content together with the Local Content Declaration Templates [Annex C (Local Content Declaration: Summary Schedule), D (Imported Content Declaration: Supporting Schedule to Annex C) and E (Local Content Declaration: Supporting Schedule to Annex C)].

- General Conditions

  - Preferential Procurement Regulations, 2017 (Regulation 8) make provision for the promotion of local production and content.

  - Regulation 8.(2) prescribes that in the case of designated sectors, organs of state must advertise such tenders with the specific bidding condition that only locally produced or manufactured goods, with a stipulated minimum threshold for local production and content will be considered.

  - Where necessary, for tenders referred to in paragraph 1.2 above, a two stage bidding process may be followed, where the first stage involves a minimum threshold for local production and content and the second stage price and B-BBEE.

  - A person awarded a contract in relation to a designated sector, may not sub-contract in such a manner that the local production and content of the overall value of the contract is reduced to below the stipulated minimum threshold.

  - The local content (LC) expressed as a percentage of the bid price must be calculated in accordance with the SABS approved technical specification number SATS 1286: 2011 as follows:

LC = [1 - x / y] * 100

Where

x 	is the imported content in Rand

y	is the bid price in Rand excluding value added tax (VAT)

Prices referred to in the determination of x must be converted to Rand (ZAR) by using the exchange rate published by South African Reserve Bank (SARB) at 12:00 on the date of advertisement of the bid as indicated in paragraph 4.1 below.

The SABS approved technical specification number SATS 1286:2011 is accessible on http:/www.thedti.gov.za/industrial development/ip.jsp at no cost.

  - A bid may be disqualified if this Declaration Certificate and the Annex C (Local Content Declaration: Summary Schedule) are not submitted as part of the bid documentation;

- The stipulated minimum threshold(s) for local production and content (refer to Annex A of SATS 1286:2011) for this bid is/are as follows:

Description of services, works or goods 	    Stipulated minimum threshold

_______________________________			     	_______%

_______________________________				_______%

_______________________________				_______%

- Does any portion of the goods or services offered have any imported content?

(Tick applicable box)

| YES |  | NO |  |
| --- | --- | --- | --- |

3..1	 If yes, the rate(s) of exchange to be used in this bid to calculate the local content as prescribed in paragraph 1.5 of the general conditions must be the rate(s) published by SARB for the specific currency at 12:00 on the date of advertisement of the bid.

The relevant rates of exchange information is accessible on www.reservebank.co.za

Indicate the rate(s) of exchange against the appropriate currency in the table below (refer to Annex A of SATS 1286:2011):

| Currency | Rates of exchange |
| --- | --- |
| US Dollar |  |
| Pound Sterling |  |
| Euro |  |
| Yen |  |
| Other |  |

NB: Bidders must submit proof of the SARB rate (s) of exchange used.

4.	Where, after the award of a bid, challenges are experienced in meeting the stipulated minimum threshold for local content the dti must be informed accordingly in order for the dti to verify and in consultation with the AO/AA provide directives in this regard.

LOCAL CONTENT DECLARATION

(REFER TO ANNEX B OF SATS 1286:2011)

LOCAL CONTENT DECLARATION BY CHIEF FINANCIAL OFFICER OR OTHER LEGALLY RESPONSIBLE PERSON NOMINATED IN WRITING BY THE CHIEF EXECUTIVE OR SENIOR MEMBER/PERSON WITH MANAGEMENT RESPONSIBILITY (CLOSE CORPORATION, PARTNERSHIP OR INDIVIDUAL) IN RESPECT OF BID NO. ................................................................................. ISSUED BY: (Procurement Authority / Name of Institution): ......................................................................................................................... NB - The obligation to complete, duly sign and submit this declaration cannot be transferred to an external authorized representative, auditor or any other third party acting on behalf of the bidder. - Guidance on the Calculation of Local Content together with Local Content Declaration Templates (Annex C, D and E) is accessible on http://www.thdti.gov.za/industrial development/ip.jsp. Bidders should first complete Declaration D. After completing Declaration D, bidders should complete Declaration E and then consolidate the information on Declaration C. Declaration C should be submitted with the bid documentation at the closing date and time of the bid in order to substantiate the declaration made in paragraph (c) below. Declarations D and E should be kept by the bidders for verification purposes for a period of at least 5 years. The successful bidder is required to continuously update Declarations C, D and E with the actual values for the duration of the contract. I, the undersigned, …………………………….................................................... (full names), do hereby declare, in my capacity as ……………………………………… ……….. of ...............................................................................................................(name of bidder entity), the following: - The facts contained herein are within my own personal knowledge. - I have satisfied myself that: - the goods/services/works to be delivered in terms of the above-specified bid comply with the minimum local content requirements as specified in the bid, and as measured in terms of SATS 1286:2011; and - The local content percentage (%) indicated below has been calculated using the formula given in clause 3 of SATS 1286:2011, the rates of exchange indicated in paragraph 4.1 above and the information contained in Declaration D and E which has been consolidated in Declaration C: Bid price, excluding VAT (y); R. Imported content (x), as calculated in terms of SATS 1286:2011; R. Stipulated minimum threshold for local content (paragraph 3 above). Local content %, as calculated in terms of SATS 1286:2011. If the bid is for more than one product, the local content percentages for each product contained in Declaration C shall be used instead of the table above. The local content percentages for each product has been calculated using the formula given in clause 3 of SATS 1286:2011, the rates of exchange indicated in paragraph 4.1 above and the information contained in Declaration D and E. - I accept that the Procurement Authority / Institution has the right to request that the local content be verified in terms of the requirements of SATS 1286:2011. - I understand that the awarding of the bid is dependent on the accuracy of the information furnished in this application. I also understand that the submission of incorrect data, or data that are not verifiable as described in SATS 1286:2011, may result in the Procurement Authority / Institution imposing any or all of the remedies as provided for in Regulation 14 of the Preferential Procurement Regulations, 2017 promulgated under the Preferential Policy Framework Act (PPPFA), 2000 (Act No. 5 of 2000). SIGNATURE: DATE: ___________ WITNESS No. 1 DATE: ___________ WITNESS No. 2 DATE: ___________

Annexure F2- _Local content Declaration-Summary Schedule  (annex C)

Annexure F3 - Imports Declaration-Supporting schedule to Annex C(annex D)

Annexure F4 - Local Content Declaration-Supporting Schedule to Annex C (annex E)

ANNEXURE G

SBD 1

PART A

INVITATION TO BID

| YOU ARE HEREBY INVITED TO BID FOR REQUIREMENTS OF THE (NAME OF DEPARTMENT/ PUBLIC ENTITY) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BID NUMBER: |  |  | CLOSING DATE: |  |  |  |  |  |  |  |  | CLOSING TIME: |  |  |  |  |  |
| DESCRIPTION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| THE SUCCESSFUL BIDDER WILL BE REQUIRED TO FILL IN AND SIGN A WRITTEN CONTRACT FORM (SBD7). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BID RESPONSE DOCUMENTS MAY BE DEPOSITED IN THE BID BOX SITUATED AT (STREET ADDRESS) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SUPPLIER INFORMATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NAME OF BIDDER |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| POSTAL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| STREET ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TELEPHONE NUMBER |  | CODE |  |  |  |  |  |  |  | NUMBER |  |  |  |  |  |  |  |
| CELLPHONE NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| FACSIMILE NUMBER |  | CODE |  |  |  |  |  |  |  | NUMBER |  |  |  |  |  |  |  |
| E-MAIL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| VAT REGISTRATION NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | TCS PIN: |  |  |  |  |  | OR |  |  | CSD No: |  |  |  |  |  |  |
| B-BBEE STATUS LEVEL VERIFICATION CERTIFICATE [TICK APPLICABLE BOX] |  | Yes No |  |  |  |  |  | B-BBEE STATUS LEVEL SWORN AFFIDAVIT |  |  |  |  | Yes No |  |  |  |  |
| IF YES, WHO WAS THE CERTIFICATE ISSUED BY? |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AN ACCOUNTING OFFICER AS CONTEMPLATED IN THE CLOSE CORPORATION ACT (CCA) AND NAME THE APPLICABLE IN THE TICK BOX |  |  |  |  | AN ACCOUNTING OFFICER AS CONTEMPLATED IN THE CLOSE CORPORATION ACT (CCA) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | A VERIFICATION AGENCY ACCREDITED BY THE SOUTH AFRICAN ACCREDITATION SYSTEM (SANAS) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | A REGISTERED AUDITOR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | NAME: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| [A B-BBEE STATUS LEVEL VERIFICATION CERTIFICATE/SWORN AFFIDAVIT(FOR EMEs& QSEs) MUST BE SUBMITTED IN ORDER TO QUALIFY FOR PREFERENCE POINTS FOR B-BBEE] |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| #### ARE YOU THE ACCREDITED REPRESENTATIVE IN SOUTH AFRICA FOR THE GOODS /SERVICES /WORKS OFFERED? |  | Yes No [IF YES ENCLOSE PROOF] |  |  |  |  |  |  | #### ARE YOU A FOREIGN BASED SUPPLIER FOR THE GOODS /SERVICES /WORKS OFFERED? |  |  |  |  |  |  | Yes No [IF YES ANSWER PART B:3 BELOW ] |  |
| #### SIGNATURE OF BIDDER |  | ……………………………… |  |  |  |  |  |  | #### DATE |  |  |  |  |  |  |  |  |
| #### CAPACITY UNDER WHICH THIS BID IS SIGNED (Attach proof of authority to sign this bid; e.g. resolution of directors, etc.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| #### TOTAL NUMBER OF ITEMS OFFERED |  |  |  |  |  |  |  |  | #### TOTAL BID PRICE (ALL INCLUSIVE) |  |  |  |  |  |  |  |  |
| BIDDING PROCEDURE ENQUIRIES MAY BE DIRECTED TO: |  |  |  |  |  |  | TECHNICAL INFORMATION MAY BE DIRECTED TO: |  |  |  |  |  |  |  |  |  |  |
| DEPARTMENT/ PUBLIC ENTITY |  |  |  |  |  |  | CONTACT PERSON |  |  |  |  |  |  |  |  |  |  |
| CONTACT PERSON |  |  |  |  |  |  | TELEPHONE NUMBER |  |  |  |  |  |  |  |  |  |  |
| TELEPHONE NUMBER |  |  |  |  |  |  | FACSIMILE NUMBER |  |  |  |  |  |  |  |  |  |  |
| FACSIMILE NUMBER |  |  |  |  |  |  | E-MAIL ADDRESS |  |  |  |  |  |  |  |  |  |  |
| E-MAIL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

PART B

TERMS AND CONDITIONS FOR BIDDING

- BID SUBMISSION:

- BIDS MUST BE DELIVERED BY THE STIPULATED TIME TO THE CORRECT ADDRESS. LATE BIDS WILL NOT BE ACCEPTED FOR CONSIDERATION. - ALL BIDS MUST BE SUBMITTED ON THE OFFICIAL FORMS PROVIDED–(NOT TO BE RE-TYPED) OR ONLINE - BIDDERS MUST REGISTER ON THE CENTRAL SUPPLIER DATABASE (CSD) TO UPLOAD MANDATORY INFORMATION NAMELY: (BUSINESS REGISTRATION/ DIRECTORSHIP/ MEMBERSHIP/IDENTITY NUMBERS; TAX COMPLIANCE STATUS; AND BANKING INFORMATION FOR VERIFICATION PURPOSES). B-BBEE CERTIFICATE OR SWORN AFFIDAVIT FOR B-BBEE MUST BE SUBMITTED TO BIDDING INSTITUTION. - WHERE A BIDDER IS NOT REGISTERED ON THE CSD, MANDATORY INFORMATION NAMELY: (BUSINESS REGISTRATION/ DIRECTORSHIP/ MEMBERSHIP/IDENTITY NUMBERS; TAX COMPLIANCE STATUS MAY NOT BE SUBMITTED WITH THE BID DOCUMENTATION. B-BBEE CERTIFICATE OR SWORN AFFIDAVIT FOR B-BBEE MUST BE SUBMITTED TO BIDDING INSTITUTION. - THIS BID IS SUBJECT TO THE PREFERENTIAL PROCUREMENT POLICY FRAMEWORK ACT 2000 AND THE PREFERENTIAL PROCUREMENT REGULATIONS, 2017, THE GENERAL CONDITIONS OF CONTRACT (GCC) AND, IF APPLICABLE, ANY OTHER LEGISLATION OR SPECIAL CONDITIONS OF CONTRACT.

- TAX COMPLIANCE REQUIREMENTS

- BIDDERS MUST ENSURE COMPLIANCE WITH THEIR TAX OBLIGATIONS. - BIDDERS ARE REQUIRED TO SUBMIT THEIR UNIQUE PERSONAL IDENTIFICATION NUMBER (PIN) ISSUED BY SARS TO ENABLE THE ORGAN OF STATE TO VIEW THE TAXPAYER’S PROFILE AND TAX STATUS. - APPLICATION FOR TAX COMPLIANCE STATUS (TCS) OR PIN MAY ALSO BE MADE VIA E-FILING. IN ORDER TO USE THIS PROVISION, TAXPAYERS WILL NEED TO REGISTER WITH SARS AS E-FILERS THROUGH THE WEBSITE WWW.SARS.GOV.ZA. - BIDDERS MAY ALSO SUBMIT A PRINTED TCS TOGETHER WITH THE BID. - IN BIDS WHERE CONSORTIA / JOINT VENTURES / SUB-CONTRACTORS ARE INVOLVED, EACH PARTY MUST SUBMIT A SEPARATE PROOF OF TCS / PIN / CSD NUMBER. - WHERE NO TCS IS AVAILABLE BUT THE BIDDER IS REGISTERED ON THE CENTRAL SUPPLIER DATABASE (CSD), A CSD NUMBER MUST BE PROVIDED.

- QUESTIONNAIRE TO BIDDING FOREIGN SUPPLIERS

- IS THE BIDDER A RESIDENT OF THE REPUBLIC OF SOUTH AFRICA (RSA)? YES NO - DOES THE BIDDER HAVE A BRANCH IN THE RSA? YES NO - DOES THE BIDDER HAVE A PERMANENT ESTABLISHMENT IN THE RSA? YES NO - DOES THE BIDDER HAVE ANY SOURCE OF INCOME IN THE RSA? YES NO IF THE ANSWER IS “NO” TO ALL OF THE ABOVE, THEN, IT IS NOT A REQUIREMENT TO OBTAIN A TAX COMPLIANCE STATUS / TAX COMPLIANCE SYSTEM PIN CODE FROM THE SOUTH AFRICAN REVENUE SERVICE (SARS) AND IF NOT REGISTER AS PER 2.3 ABOVE.

NB: FAILURE TO PROVIDE ANY OF THE ABOVE PARTICULARS MAY RENDER THE BID INVALID.

Annexure L										SBD 4

BIDDER’S DISCLOSURE

- PURPOSE OF THE FORM

Any person (natural or juristic) may make an offer or offers in terms of this invitation to bid. In line with the principles of transparency, accountability, impartiality, and ethics as enshrined in the Constitution of the Republic of South Africa and further expressed in various pieces of legislation, it is required for the bidder to make this declaration in respect of the details required hereunder.

Where a person/s are listed in the Register for Tender Defaulters and / or the List of Restricted Suppliers, that person will automatically be disqualified from the bid process.

- Bidder’s declaration

2.1 	Is the bidder, or any of its directors / trustees / shareholders / members / partners or any person having a controlling interest in the enterprise,

employed by the state?						YES/NO

2.1.1	If so, furnish particulars of the names, individual identity numbers, and, if applicable, state employee numbers of sole proprietor/ directors / trustees / shareholders / members/ partners or any person having a controlling interest in the enterprise, in table below.

| Full Name | Identity Number | Name of State institution |
| --- | --- | --- |

2.2	Do you, or any person connected with the bidder, have a relationship with any person who is employed by the procuring institution? YES/NO

2.2.1     If so, furnish particulars:

……………………………………………………………………………………

……………………………………………………………………………………

2.3 	Does the bidder or any of its directors / trustees / shareholders / members / partners or any person having a controlling interest in the enterprise have any interest in any other related enterprise whether or not they are bidding for this contract?		YES/NO

    - If so, furnish particulars:

…………………………………………………………………………….

…………………………………………………………………………….

- DECLARATION

I, the undersigned, (name)……………………………………………………………………. in submitting the accompanying bid, do hereby make the following statements that I certify to be true and complete in every respect:

3.1 	I have read and I understand the contents of this disclosure;

3.2	I understand that the accompanying bid will be disqualified if this disclosure is found not to be true and complete in every respect;

3.3 	The bidder has arrived at the accompanying bid independently from, and without consultation, communication, agreement or arrangement with any competitor. However, communication between partners in a joint venture or consortium will not be construed as collusive bidding.

3.4 	In addition, there have been no consultations, communications, agreements or arrangements with any competitor regarding the quality, quantity, specifications, prices, including methods, factors or formulas used to calculate prices, market allocation, the intention or decision to submit or not to submit the bid, bidding with the intention not to win the bid and conditions or delivery particulars of the products or services to which this bid invitation relates.

3.4	The terms of the accompanying bid have not been, and will not be, disclosed by the bidder, directly or indirectly, to any competitor, prior to the date and time of the official bid opening or of the awarding of the contract.

3.5 	There have been no consultations, communications, agreements or arrangements made by the bidder with any official of the procuring institution in relation to this procurement process prior to and during the bidding process except to provide clarification on the bid submitted where so required by the institution; and the bidder was not involved in the drafting of the specifications or terms of reference for this bid.

  - I am aware that, in addition and without prejudice to any other remedy provided to combat any restrictive practices related to bids and contracts, bids that are suspicious will be reported to the Competition Commission for investigation and possible imposition of administrative penalties in terms of section 59 of the Competition Act No 89 of 1998 and or may be reported to the National Prosecuting Authority (NPA) for criminal investigation and or may be restricted from conducting business with the public sector for a period not exceeding ten (10) years in terms of the Prevention and Combating of Corrupt Activities Act No 12 of 2004 or any other applicable legislation.

I CERTIFY THAT THE INFORMATION FURNISHED IN PARAGRAPHS 1, 2 and 3 ABOVE IS CORRECT.

I ACCEPT THAT THE STATE MAY REJECT THE BID OR ACT AGAINST ME IN TERMS OF PARAGRAPH 6 OF PFMA SCM INSTRUCTION 03 OF 2021/22 ON PREVENTING AND COMBATING ABUSE IN THE SUPPLY CHAIN MANAGEMENT SYSTEM SHOULD THIS DECLARATION PROVE TO BE FALSE.

………………………………	 ..……………………………………………

Signature	                          Date

………………………………	………………………………………………

Position 	Name of bidder

Annexure H

# SBD 6.1

PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2017

This preference form must form part of all bids invited.  It contains general information and serves as a claim form for preference points for Broad-Based Black Economic Empowerment (B-BBEE) Status Level of Contribution

NB:	BEFORE COMPLETING THIS FORM, BIDDERS MUST STUDY THE GENERAL CONDITIONS, DEFINITIONS AND DIRECTIVES APPLICABLE IN RESPECT OF B-BBEE, AS PRESCRIBED IN THE PREFERENTIAL PROCUREMENT REGULATIONS, 2017.

- GENERAL CONDITIONS

  - The following preference point systems are applicable to all bids:

- the 80/20 system for requirements with a Rand value below R50 000 000 (all applicable taxes included).

  - a) The value of this bid is estimated not to exceed R50 000 000 (all applicable taxes included) and therefore the 80/20 preference

point system shall be applicable.

  - Points for this bid shall be awarded for:

- Price; and

- B-BBEE Status Level of Contributor.

  - The maximum points for this bid are allocated as follows:

|  | POINTS |
| --- | --- |
| PRICE | 80 |
| B-BBEE STATUS LEVEL OF CONTRIBUTOR | 20 |
| Total points for Price and B-BBEE must not exceed | 100 |

  - Failure on the part of a bidder to submit proof of B-BBEE Status level of contributor together with the bid, will be interpreted to mean that preference points for B-BBEE status level of contribution are not claimed.

  - The purchaser reserves the right to require of a bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim in regard to preferences, in any manner required by the purchaser.

- DEFINITIONS

- “B-BBEE” means broad-based black economic empowerment as defined in section 1 of the Broad-Based Black Economic Empowerment Act;

- “B-BBEE status level of contributor” means the B-BBEE status of an entity in terms of a code of good practice on black economic empowerment, issued in terms of section 9(1) of the Broad-Based Black Economic Empowerment Act;

- “bid” means a written offer in a prescribed or stipulated form in response to an invitation by an organ of state for the provision of goods or services, through price quotations, advertised competitive bidding processes or proposals;

- “Broad-Based Black Economic Empowerment Act” means the Broad-Based Black Economic Empowerment Act, 2003 (Act No. 53 of 2003);

- “EME” means an Exempted Micro Enterprise in terms of a code of good practice on black economic empowerment issued in terms of section 9 (1) of the Broad-Based Black Economic Empowerment Act;

- “functionality” means the ability of a tenderer to provide goods or services in accordance with specifications as set out in the tender documents.

- “prices” includes all applicable taxes less all unconditional discounts;

- “proof of B-BBEE status level of contributor” means:

- B-BBEE Status level certificate issued by an authorized body or person;

- A sworn affidavit as prescribed by the B-BBEE Codes of Good Practice;

- Any other requirement prescribed in terms of the B-BBEE Act;

- “QSE” means a qualifying small business enterprise in terms of a code of good practice on black economic empowerment issued in terms of section 9 (1) of the Broad-Based Black Economic Empowerment Act.

- “Rand value” means the total estimated value of a contract in Rand, calculated at the time of bid invitation, and includes all applicable taxes.

- POINTS AWARDED FOR PRICE

  - THE 80/20 PREFERENCE POINT SYSTEMS

A maximum of 80 points is allocated for price on the following basis:

# 80/20

Ps=801-Pt-PminPmin

Where

Ps	=	Points scored for price of bid under consideration

Pt	=	Price of bid under consideration

Pmin	=	Price of lowest acceptable bid

- POINTS AWARDED FOR B-BBEE STATUS LEVEL OF CONTRIBUTOR

  - In terms of Regulation 6 (2) and 7 (2) of the Preferential Procurement Regulations, preference points must be awarded to a bidder for attaining the B-BBEE status level of contribution in accordance with the table below:

| B-BBEE Status Level of Contributor | Number of points (90/10 system) |
| --- | --- |
| 1 | 20 |
| 2 | 18 |
| 3 | 14 |
| 4 | 12 |
| 5 | 8 |
| 6 | 6 |
| 7 | 4 |
| 8 | 2 |
| Non-compliant contributor | 0 |

- BID DECLARATION

  - Bidders who claim points in respect of B-BBEE Status Level of Contribution must complete the following:-

- B-BBEE STATUS LEVEL OF CONTRIBUTOR CLAIMED IN TERMS OF PARAGRAPHS 1.4 AND 4.1

  - B-BBEE Status Level of Contributor:      =     ……… (maximum of 10 points)

(Points claimed in respect of paragraph 7.1 must be in accordance with the table reflected in paragraph 4.1 and must be substantiated by relevant proof of B-BBEE status level of contributor.

- SUB-CONTRACTING

  - Will any portion of the contract be sub-contracted?

(Tick applicable box)

| YES |  | NO |  |
| --- | --- | --- | --- |

    - If yes, indicate:

- What percentage of the contract will be subcontracted .…………%?

- The name of the sub-contractor …………………………………………………..

- The B-BBEE status level of the sub-contractor ................................……………..

- Whether the sub-contractor is an EME or QSE (Tick applicable box)

| YES |  | NO |  |
| --- | --- | --- | --- |

- Specify, by ticking the appropriate box, if subcontracting with an enterprise in terms of Preferential Procurement Regulations,2017:

| Designated Group: An EME or QSE which is at least 51% owned by: | EME √ | QSE √ |
| --- | --- | --- |
| Black people |  |  |
| Black people who are youth |  |  |
| Black people who are women |  |  |
| Black people with disabilities |  |  |
| Black people living in rural or underdeveloped areas or townships |  |  |
| Cooperative owned by black people |  |  |
| Black people who are military veterans |  |  |
| OR |  |  |
| Any EME |  |  |
| Any QSE |  |  |

- DECLARATION WITH REGARD TO COMPANY/FIRM

  - Name of company/firm……………………………………………………………………….

  - VAT registration number………………………………….…………………………………

  - Company registration number………….……………………….…………………………….

  - TYPE OF COMPANY/ FIRM

□	Partnership/Joint Venture / Consortium

□	One person business/sole propriety

□	Close corporation

□	Company

□	(Pty) Limited

[Tick applicable box]

  - DESCRIBE PRINCIPAL BUSINESS ACTIVITIES

……………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………….

  - COMPANY CLASSIFICATION

□	Manufacturer

□	Supplier

□	Professional service provider

□	Other service providers, e.g. transporter, etc.

[Tick applicable box]

  - Total number of years the company/firm has been in business……………………………

  - I/we, the undersigned, who is / are duly authorised to do so on behalf of the company/firm, certify that the points claimed, based on the B-BBE status level of contributor indicated in paragraphs 1.4 and 6.1 of the foregoing certificate, qualifies the company/ firm for the preference(s) shown and I / we acknowledge that:

- The information furnished is true and correct;

- The preference points claimed are in accordance with the General Conditions as indicated in paragraph 1 of this form;

- In the event of a contract being awarded as a result of points claimed as shown in paragraphs 1.4 and 6.1, the contractor may be required to furnish documentary proof to the satisfaction of the purchaser that the claims are correct;

- If the B-BBEE status level of contributor has been claimed or obtained on a fraudulent basis or any of the conditions of contract have not been fulfilled, the purchaser may, in addition to any other remedy it may have –

  - disqualify the person from the bidding process;

  - recover costs, losses or damages it has incurred or suffered as a result of that person’s conduct;

  - cancel the contract and claim any damages which it has suffered as a result of having to make less favourable arrangements due to such cancellation.

  - recommend that the bidder or contractor, its shareholders and directors, or only the shareholders and directors who acted on a fraudulent basis, be restricted by the National Treasury from obtaining business from any organ of state for a period not exceeding 10 years, after the audi alteram partem (hear the other side) rule has been applied; and

  - forward the matter for criminal prosecution.

……………………………………….

SIGNATURE(S) OF BIDDERS(S)

DATE:		…………………………………..

ADDRESS	…………………………………..

…………………………………..

…………………………………..

WITNESSES

- ……………………………………..

- …………………………………….

the power, by one person or a group of persons holding the majority of the equity of an enterprise, alternatively, the person/s having the deciding vote or power to influence or to direct the course and decisions of the enterprise.

Joint venture or Consortium means an association of persons for the purpose of combining their expertise, property, capital, efforts, skill and knowledge in an activity for the execution of a contract.