Part 3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Scope | 12 |
| C3.2 | Consultant’s Scope (insert at award stage or delete if not applicable) | 2 |
|  | Total number of pages | 15 |

C3.1: Employer’s scope

Contents

Contents

Part 3: Scope of Work	1

C3.1: Employer’s scope	2

1	Description of the services	5

1.1	Executive overview	5

1.2	Interpretation and terminology	5

2	Specification and description of the services	6

2.1	Stage 1 Preparation	7

2.2	Stage 2 Concept	7

2.3	Stage 3: Design development	7

2.4	Stage 4: Production information	7

2.5	Stage 5: Manufacture, Installation and Construction Information:	7

2.6	Stage 6: Post Practical Completion	7

3	Constraints on how the Consultant Provides the Services.	7

3.1	Management meetings	7

3.2	Consultant’s key persons	8

3.3	Provision of bonds and guarantees	8

3.4	Documentation control and retention	8

3.4.1	Identification and communication	8

3.4.2	Retention of documents	8

3.5	Records and forecasting of expenses	8

3.6	Records and forecasting of the Time Charge	8

3.7	Invoicing and payment	8

3.8	Contract change management	9

3.9	Inclusions in the programme	9

3.10	Quality management	9

3.10.1	System requirements	9

3.10.2	Information in the quality plan	9

3.11	The Parties use of material provided by the Consultant	9

3.11.1	Employer’s purpose for the material	9

3.11.2	Restrictions on the Consultant’s use of the material for other work	9

3.11.3	Transfer of rights if Option X 9 applies	9

3.12	Management of work done by Task Order	9

3.13	Health and safety	9

3.14	Procurement	10

3.14.1	BBBEE and preferencing scheme	10

3.14.2	Other constraints	10

3.14.3	Preferred subconsultants	10

3.14.4	Subcontract documentation, and assessment of subcontract tenders	10

3.14.5	Limitations on subcontracting	10

3.15	Attendance on Subconsultants	10

3.16	Correction of Defects	10

3.17	Working on the Employer’s property	10

3.17.1	Employer’s entry and security control, permits, and site regulations	10

3.17.2	People restrictions, hours of work, conduct and records	10

3.18	Cooperating with and obtaining acceptance of Others	10

3.19	Things provided by the Employer	11

3.20	Cataloguing requirements by the Consultant	11

Not applicable	11

4	List of drawings	11

4.1	Drawings issued by the Employer	11

# Description of the services

## Executive overview

Generation Division Environmental Management has the mandate to ensure that all Powers Stations including Head Office conform and certified with all the requirements of Environmental Management Systems (EMS) ISO14001:2015. The EMS shall be aligned with Eskom Corporate plan (240- 56927206) and the Eskom Safety and Health, Environment and Quality (SHEQ) policy (32-727), the Generation Strategy and Generation Business Plan.

The purpose for the implementation of the scope is to source the Service Provider through the Commercial process for conducting all required audits for all Generation Powers Station to ensure that Environmental compliance and Stakeholder compact is met. It is further a position of the Head Office as an overseer of the Environmental Management throughout the generation of power, therefore the scope includes all Eskom Power Stations accordingly.

## Interpretation and terminology

| Term | Definition |
| --- | --- |
| ISO 9001:2015 | Quality Management Systems |
| ISO 14001:2015 | Environmental management systems |

The following Eskom procedures form part of the contract.

| Document Number | Revision | Specification / Code / Standard Title |
| --- | --- | --- |
| 32-95 | Latest | Occupational Health and Safety incident Management Procedure |
| 240-82410629 | Latest | Eskom Environmental Strategy |
| 240-56927206 | Latest | Eskom Holdings Corporate Plan |
| 240-82410329 | Latest | Generation Environmental Management Operation Plan |
| 240-133087117 | Latest | Environmental incident Management Procedure |

The following abbreviations are used in this Scope:

| ISO | International Organization for Standardization |
| --- | --- |

# Specification and description of the services

The Auditing Service Provider is required to provide the following scope of services:

- Conduct Environmental Management Systems (EMS) Re/certification and Surveillance audits at seventeen (17) Power Stations, PED, PTM, and Head Office.

- The stations are Kriel PS, Hendrina PS, Matla PS, Komati PS, Duvha PS, Peaking (12 Stations in a group), Tutuka PS, Kendal PS, Arnot PS, Majuba PS, Lethabo PS, Grootvlei PS, Camden PS, Koeberg PS, Kusile PS, Matimba PS, Medupi PS.

- The Audits shall focus on the establishment, implementation, and maintenance of the respective Environmental Management Systems in accordance with ISO 14001.

- Produce an audit draft report for each of the Business Units (BU) concerned within a time period of two weeks after completion of the audits and send to BU close copy Head Office.

- Finalise the report within the months audit conducted.

- Review and Accept/ Reject Client (Eskom) action plans within the two weeks after final report issued.

- Sign of the action plan that meet the audit criteria and satisfactory evidence of closure.

- Keep records of all audit’s portfolio conducted in the contract period for at least ten (10) years after contract ended.

# Constraints on how the Consultant Provides the Services.

## Management meetings

Any additional service such as meetings or engagements requested by Eskom or a service provider is will be at no additional cost.

## Consultant’s key persons

Not applicable

## Provision of bonds and guarantees

Not applicable

## Documentation control and retention

### Identification and communication

All correspondence of either commercial or technical nature, whether hard copy or email, either to Contractor or from Contractor shall clearly include the following information: file number, contract number and subject matter respectively when available.

Documents shall be delivered in electronic format (Microsoft Office compatible or Adobe Acrobat (pdf) files). In addition a document list shall be delivered in Microsoft Excel format that contains the following fields: “document name”, “document type”, “version number”, “date created” and “created by”.

### Retention of documents

| Title and purpose | Frequency | Period of retention | Method |
| --- | --- | --- | --- |
| Audit Reports | As per scheduled or arrangement | Five years after contract ended | Soft or hard copy |
| Audits schedules and revisions |  | Five years after contract ended | Soft or hard copy |
| Any scope related communication | As and when required | Five years after contract ended | Soft or hard copy |

## Records and forecasting of expenses

The Consultant prepares forecasts of the total expenses at intervals of no longer than four weeks

## Records and forecasting of the Time Charge

Not applicable

## Invoicing and payment

The Consultant (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. The period within which payments are made is four weeks after submission and approval of each invoice, excluding time for correction of invoice.

The following details shall be shown on or attached to each Invoice to show how the amount due has been assessed:

The Consultant shall address the tax invoice to Eskom Kusile Power Station and include on it the following information:

- Name and address of the Consultant and the Employer’s Agent;

- The contract number and title;

- Consultant’s VAT registration number;

- The Employer’s VAT registration number 4740101508;

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

- The  invoice are submitted electronically to  email address that will be provided on contract award

## Contract change management

Not applicable

## Inclusions in the programme

The contract is expected to start from 01 April 2023 to 30 March 2028 in executing the entire scope as prescribed.

## Quality management

### System requirements

The Contractor shall comply with the Supplier Quality Management Specification 240-105658000

(QM-58).

### Information in the quality plan

The quality policy statement and quality plan are provided within four (4) weeks of the Contract Date.

## The Parties use of material provided by the Consultant

### Employer’s purpose for the material

Not Applicable

### Restrictions on the Consultant’s use of the material for other work

Not Applicable

### Transfer of rights if Option X 9 applies

Not applicable.

## Management of work done by Task Order

Not applicable

## Health and safety

Health and Safety Risk Management

- The Service Provider shall comply with Eskom health and safety requirements

3.14 Environmental Constraints and Management

- The Service Provider shall comply with Eskom environmental requirements

The Consultant shall at all times comply with the health, safety and environment requirements prescribed by law as they may apply to the services.

## Procurement

### BBBEE and preferencing scheme

Specify constraints which Consultant must comply with after contract award in regard to any Broad Based Black Economic Empowerment (B-BBEE) or preferencing scheme measures.

### Other constraints

Delete if not required or state any other constraints that may be applicable to people employed by the Consultant and change the heading to suit the subject matter.

### Preferred subconsultants

PSC3 does not make use of nominated subconsultants but the Employer may list which subconsultants or suppliers the Consultant is required to enter into subcontracts with.  This is usually only required where very specialist services need to be obtained from a particular supplier or group of suppliers in order to comply with operational standards.

### Subcontract documentation, and assessment of subcontract tenders

Specify any constraints on how the Consultant is to prepare subcontract documentation, whether use of the NEC3 system is compulsory or not (compulsory is recommended) and how subcontract tenders are to be issued, received, assessed (using a joint report?) and awarded.

### Limitations on subcontracting

The Employer may require that the Consultant must subcontract certain specialised work, or that the Consultant shall not subcontract more than a specified proportion of the whole of the contract.

## Attendance on Subconsultants

Not applicable

## Correction of Defects

Not applicable

## Working on the Employer’s property

### Employer’s entry and security control, permits, and site regulations

Power stations have very strict entrance requirements which tendering consultants need to allow for in their prices, and the Consultant has to comply which includes site induction, entrance permit for both personnel and other required equipment for execution on scope

### People restrictions, hours of work, conduct and records

Restrictions and hours of work may apply on some sites.  It is very important that the Consultant keeps records of his people working on the Employer’s property,

## Cooperating with and obtaining acceptance of Others

Not applicable

## Things provided by the Employer

| Site Facilities, Utilities and Services |  | Provided by |  |  |
| --- | --- | --- | --- | --- |
| Item |  | Consultant | Employer | Details |
| Transportation to site and undertaking work in construction site |  | X |  | Driving to work Performing duties driving in rough terrains, etc |
| Communication |  | X | X |  |
| Internet connection |  | X |  |  |
| Cell phone communication |  | X |  |  |
| Electrical Power |  |  |  |  |
|  | Power source and maintenance |  | X |  |
|  | Power primary distribution system and maintenance |  | X |  |
|  | Power energy usage payment |  | X |  |
| Water - potable |  |  |  |  |
|  | water usage |  | X |  |
|  | Drinking water distribution |  | X |  |
| Heat |  |  |  |  |
|  | Temporary heating facilities/system |  | X |  |
| Sanitary Facilities |  |  |  |  |
|  | Sanitary facilities and maintenance |  | X |  |
| Access Roads |  |  |  |  |
|  | Primary access roads and maintenance |  | X |  |
|  | Parking area |  | X |  |
| Security |  |  |  |  |
|  | Overall site security |  | X |  |
|  | Overall site security access card and fingerprint system and materials |  | X |  |
| Medical Facilities |  |  |  |  |
|  | Onsite first aid/medical services |  | X |  |
|  | Emergency ambulance |  | X |  |
|  | Heliport Area |  | X |  |
| Food Services |  |  |  |  |
| Allowed onsite - Yes/No |  | Yes |  |  |
| Canteen |  | X |  |  |

## Cataloguing requirements by the Consultant

## Not applicable

# List of drawings

## Drawings issued by the Employer

Not applicable