NEC3 Term Service Contract (TSC3)

| Between | ESKOM HOLDINGS SOC Ltd (Reg No. 2002/015527/30) |  |
| --- | --- | --- |
| and | [Insert at award stage] (Reg No. ___________ ) |  |
| for | The provision of Residential Maintenance Services within Gauteng Operating Unit, for a period of 12 months “ on an as and when” required basis. Insert title of the service |  |
| Contents: |  | No of pages |
| Part C1 | Agreements & Contract Data | 2 |
| Part C2 | Pricing Data | 22 |
| Part C3 | Scope of Work | 1 |
| CONTRACT No. | [Insert at award stage] |  |

PART C1:	AGREEMENTS & CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 | Form of Offer and Acceptance [to be inserted from Returnable Documents at award stage] | 3 |
| C1.2a | Contract Data provided by the Employer | 6 |
| C1.2b | Contract Data provided by the Contractor [to be inserted from Returnable Documents at award stage] | 1 |

C1.1 Form of Offer & Acceptance

## Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

The provision of Residential Maintenance Services within Gauteng Operating Unit, for a period of 12 months “on and as when required basis”

The tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

Delete the row for the Options which do not apply

| Options A | The offered total of the Prices exclusive of VAT is | Rates based Contract/to be as per Task Order |
| --- | --- | --- |
|  | Sub total | Rates based Contract/to be as per Task Order |
|  | Value Added Tax @ 15% is | Rates based Contract/to be as per Task Order |
|  | The offered total of the amount due inclusive of VAT is | Rates based Contract/to be as per Task Order |
|  | (in words) [●] |  |

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |
| Tenderer’s CIDB registration number: |  |  |  |  |

## Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1		Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part C2		Pricing Data

Part C3		Scope of Work: Service Information

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed and signed original copy of this document, including the Schedule of Deviations (if any).

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| for the Employer |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

Note: If a tenderer wishes to submit alternative tenders, use another copy of this Form of Offer and Acceptance.

## Schedule of Deviations to be completed by the Employer prior to contract award

Note:

- This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.

- The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

- A tenderer’s covering letter must not be included in the final contract document.  Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

| No. | Subject | Details |
| --- | --- | --- |
| 1 | [●] | [●] |
| 2 | [●] | [●] |
| 3 | [●] | [●] |
| 4 | [●] | [●] |
| 5 | [●] | [●] |
| 6 | [●] | [●] |
| 7 | [●] | [●] |

By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement.

|  | #### For the tenderer: |  | #### For the Employer |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Name |  |  |  |
| Capacity |  |  |  |
| On behalf of | (Insert name and address of organisation) |  | (Insert name and address of organisation) |
| Name & signature of witness |  |  |  |
| Date |  |  |  |

C1.2 TSC3 Contract Data

- Part one - Data provided by the Employer

| Clause |  |  | - Statement |  | - Data |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  | - General |  |  |  |  |  |  |
|  |  |  | The conditions of contract are the core clauses and the clauses for main Option: |  |  |  |  |  |  |
|  |  |  |  |  | A: Priced contract with price list |  |  |  |  |
|  |  |  | dispute resolution Option |  | W1: Dispute resolution procedure |  |  |  |  |
|  |  |  | and secondary Options |  |  |  |  |  |  |
|  |  |  |  |  | X18: Limitation of liability |  |  |  |  |
|  |  |  |  |  | X19: Task Order |  |  |  |  |
|  |  |  |  |  | Z: Additional conditions of contract |  |  |  |  |
|  |  |  | of the NEC3 Term Service Contract April 2013 (TSC3) |  | If 2005 Edition is to be used delete “April 2013” and replace with “June 2005 with amendments June 2006”. Always delete this note before finalising this Data |  |  |  |  |
| 10.1 |  |  | The Employer is (name): |  | Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa |  |  |  |  |
|  |  |  | Address |  | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |  |  |  |
|  |  |  | Tel No. |  | To be advised |  |  |  |  |
|  |  |  | Fax No. |  | To be advised |  |  |  |  |
| 10.1 |  |  | The Service Manager is (name): |  | To be advised |  |  |  |  |
|  |  |  | Address |  | Eskom Holdings SOC Ltd Megawatt Park Maxwell Drive Sandton, Johannesburg 2000 |  |  |  |  |
|  |  |  | Tel |  | To be advised |  |  |  |  |
|  |  |  | Fax |  | To be advised |  |  |  |  |
|  |  |  | e-mail |  | To be advised |  |  |  |  |
| 11.2(2) |  |  | The Affected Property is |  | Eskom properties within Gauteng Operating Unit |  |  |  |  |
| 11.2(13) |  |  | The service is |  | The provision of Residential Maintenance Services within Gauteng Operating Unit, for a period of 12 months, on and as when required basis. |  |  |  |  |
| 11.2(14) |  |  | The following matters will be included in the Risk Register |  |  |  |  |  |  |
| 11.2(15) |  |  | The Service Information is in |  | Part 3: Scope of Work and all documents and drawings to which it makes reference. |  |  |  |  |
| 12.2 |  |  | The law of the contract is the law of |  | the Republic of South Africa |  |  |  |  |
| 13.1 |  |  | The language of this contract is |  | English |  |  |  |  |
| 13.3 |  |  | The period for reply is |  | two (2) days |  |  |  |  |
| - 2 |  |  | - The Contractor’s main responsibilities |  | Data required by this section of the core clauses is also provided by the Contractor in Part 2 and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| 21.1 |  |  | The Contractor submits a first plan for acceptance within |  | Not applicable |  |  |  |  |
| - 3 |  |  | - Time |  |  |  |  |  |  |
| 30.1 |  |  | The starting date is. |  | Two days after Contract signing by both parties |  |  |  |  |
| 30.1 |  |  | The service period is |  | 12 months period |  |  |  |  |
| - 4 |  |  | - Testing and defects |  | - There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| - 5 |  |  | - Payment |  |  |  |  |  |  |
| 50.1 |  |  | The assessment interval is |  | One week after completion date of the Task Order |  |  |  |  |
| 51.1 |  |  | The currency of this contract is the |  | South African Rand |  |  |  |  |
| 51.2 |  |  | The period within which payments are made is |  | 14 days of invoice date |  |  |  |  |
| 51.4 |  |  | The interest rate is |  | the publicly quoted prime rate of interest (calculated on a 365 day year) charged by from time to time by the Standard Bank of South Africa Limited (as certified, in the event of any dispute, by any manager of such bank, whose appointment it shall not be necessary to prove) for amounts due in Rands and (ii) the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter (and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove. |  |  |  |  |
| - 6 |  |  | - Compensation events |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| - 7 |  |  | - Use of Equipment Plant and Materials |  | - There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| - 8 |  |  | - Risks and insurance |  |  |  |  |  |  |
| 80.1 |  |  | These are additional Employer's risks |  | 1. Inclement weather |  |  |  |  |
|  |  |  |  |  | 2. Resident Complaints |  |  |  |  |
|  |  |  |  |  | 3. Theft and vandalism 4. COVID 19 |  |  |  |  |
| - 9 |  |  | - Termination |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data. |  |  |  |  |
| - 10 |  |  | - Data for main Option clause |  |  |  |  |  |  |
| A |  |  | Priced contract with price list |  |  |  |  |  |  |
| 20.5 |  |  | The Contractor prepares forecasts of the final total of the Prices for the whole of the service at intervals no longer than |  | Not applicable. |  |  |  |  |
| - 11 |  |  | - Data for Option W1 |  |  |  |  |  |  |
| W1.1 |  |  | The Adjudicator |  | the person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA). |  |  |  |  |
|  |  |  | Address |  | [●] |  |  |  |  |
|  |  |  | Tel No. |  | [●] |  |  |  |  |
|  |  |  | Fax No. |  | [●] |  |  |  |  |
|  |  |  | e-mail |  | [●] |  |  |  |  |
| W1.2(3) |  |  | The Adjudicator nominating body is: |  | the Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body. |  |  |  |  |
| W1.4(2) |  |  | The tribunal is: |  | arbitration |  |  |  |  |
| W1.4(5) |  |  | The arbitration procedure is |  | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |  |
|  |  |  | The place where arbitration is to be held is |  | Sandton, South Africa |  |  |  |  |
|  |  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is |  | the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |  |
| - 12 |  |  | - Data for secondary Option clauses |  |  |  |  |  |  |
| X1 |  |  | Price adjustment for inflation |  |  |  |  |  |  |
| X1.1 |  |  | The base date for indices is |  | One month before the tender close date- Applicable for price tendering purpose |  |  |  |  |
|  |  |  | The proportions used to calculate the Price Adjustment Factor are: Not applicable- contract period equal to 12 months period |  | proportion | linked to index for | Index prepared by |  |  |
| X18 |  |  | Limitation of liability |  |  |  |  |  |  |
| X18.1 |  |  | The Contractor’s liability to the Employer for indirect or consequential loss is limited to |  | R0.0 (zero Rand) |  |  |  |  |
| X18.2 |  |  | For any one event, the Contractor’s liability to the Employer for loss of or damage to the Employer’s property is limited to |  | the amount of the deductibles relevant to the event |  |  |  |  |
| X18.3 |  |  | The Contractor’s liability for Defects due to his design of an item of Equipment is limited to |  | The greater of - the total of the Prices at the Contract Date and - the amounts excluded and unrecoverable from the Employer’s insurance (other than the resulting physical damage to the Employer’s property which is not excluded) plus the applicable deductibles |  |  |  |  |
| X18.5 |  |  | The end of liability date is |  | 12 months after the end of the service period. |  |  |  |  |
| X19 |  |  | Task Order |  |  |  |  |  |  |
| X19.5 |  |  | The Contractor submits a Task Order programme to the Service Manager within |  | 2 days of receiving the Task Order |  |  |  |  |
| Z |  |  | The additional conditions of contract are |  | Z1 to Z14 always apply. |  |  |  |  |
| Z1 |  | Cession delegation and assignment |  |  |  |  |  |  |  |
| Z1.1 |  | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |  |  |  |  |  |  |
| Z1.2 |  | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. |  |  |  |  |  |  |  |
| Z2 |  | Joint ventures |  |  |  |  |  |  |  |
| Z2.1 |  | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract. |  |  |  |  |  |  |  |
| Z2.2 |  | Unless already notified to the Employer, the persons or organisations notify the Service Manager within two weeks of the Contract Date of the key person who has the authority to bind the Contractor on their behalf. |  |  |  |  |  |  |  |
| Z2.3 |  | The Contractor does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Contractor in writing. |  |  |  |  |  |  |  |
| Z3 |  |  | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |  |  |  |  |  |
| Z3.1 |  |  | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |  |  |  |  |  |
| Z3.2 |  |  | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Service Manager within thirty days of the notification or as otherwise instructed by the Service Manager. |  |  |  |  |  |  |
| Z3.3 |  |  | Where, as a result, the Contractor’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Service. |  |  |  |  |  |  |
| Z3.4 |  |  | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are P1, P2 and P4 as stated in clause 92, and the amount due is A1 and A3 as stated in clause 93. |  |  |  |  |  |  |
| Z4 |  | Confidentiality |  |  |  |  |  |  |  |
| Z4.1 |  | The Contractor does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to Others in terms of clause 25.1, the Contractor ensures that the provisions of this clause are complied with by the recipient. |  |  |  |  |  |  |  |
| Z4.2 |  | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Service Manager. |  |  |  |  |  |  |  |
| Z4.3 |  | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |  |  |  |  |  |  |  |
| Z4.4 |  | The taking of images (whether photographs, video footage or otherwise) of the Affected Property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |  |  |  |  |  |  |  |
| Z4.5 |  | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |  |  |  |  |  |  |  |
| Z5 |  | Waiver and estoppel: Add to core clause 12.3: |  |  |  |  |  |  |  |
| Z5.1 |  | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, the Service Manager or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |  |  |  |  |  |
| Z6 |  |  | Health, safety and the environment: Add to core clause 27.4 |  |  |  |  |  |  |
| Z6.1 |  |  | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - accepts that the Employer may appoint him as the “Principal Contractor” (as defined and provided for under the Construction Regulations 2014 (promulgated under the Occupational Health & Safety Act 85 of 1993) (“the Construction Regulations”) for the Affected Property; - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of the service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |  |  |
| Z6.2 |  |  | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |  |  |
| Z7 |  | Provision of a Tax Invoice and interest. Add to core clause 51 |  |  |  |  |  |  |  |
| Z7.1 |  | Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the amount due for payment equal to that stated in the payment certificate. |  |  |  |  |  |  |  |
| Z7.2 |  | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. Interest due by the Employer in terms of core clause 51.2 is then calculated from the delayed date by when payment is to be made. |  |  |  |  |  |  |  |
| Z7.3 |  | The Contractor (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |  |  |  |  |  |  |  |
| Z8 |  | Notifying compensation events |  |  |  |  |  |  |  |
| Z8.1 |  | Delete the last paragraph of core clause 61.3 and replace with: If the Contractor does not notify a compensation event within eight weeks of becoming aware of the event, he is not entitled to a change in the Prices. |  |  |  |  |  |  |  |
| Z9 |  | Employer’s limitation of liability |  |  |  |  |  |  |  |
| Z9.1 |  | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand) |  |  |  |  |  |  |  |
| Z9.2 |  | The Contractor’s entitlement under the indemnity in 82.1 is provided for in 60.1(12) and the Employer’s liability under the indemnity is limited to compensation as provided for in core clause 63 and X19.11 if Option X19 Task Order applies to this contract. |  |  |  |  |  |  |  |
| Z10 |  | Termination: Add to core clause 91.1, at the second main bullet point, fourth sub-bullet point, after the words "against it": |  |  |  |  |  |  |  |
| Z10.1 |  | or had a business rescue order granted against it. |  |  |  |  |  |  |  |
| Z11 | Ethics |  |  |  |  |  |  |  |  |
| For the purposes of this Z-clause, the following definitions apply: |  |  |  |  |  |  |  |  |  |
| Affected Party |  |  |  | means, as the context requires, any party, irrespective of whether it is the Contractor or a third party, such party’s employees, agents, or Subcontractors or Subcontractor’s employees, or any one or more of all of these parties’ relatives or friends, |  |  |  |  |  |
| Coercive Action |  |  |  | means to harm or threaten to harm, directly or indirectly, an Affected Party or the property of an Affected Party, or to otherwise influence or attempt to influence an Affected Party to act unlawfully or illegally, |  |  |  |  |  |
| Collusive Action |  |  |  | means where two or more parties co-operate to achieve an unlawful or illegal purpose, including to influence an Affected Party to act unlawfully or illegally, |  |  |  |  |  |
| Committing Party |  |  |  | means, as the context requires, the Contractor, or any member thereof in the case of a joint venture, or its employees, agents, or Subcontractors or the Subcontractor’s employees, |  |  |  |  |  |
| Corrupt Action |  |  |  | means the offering, giving, taking, or soliciting, directly or indirectly, of a good or service to unlawfully or illegally influence the actions of an Affected Party, |  |  |  |  |  |
| Fraudulent Action |  |  |  | means any unlawfully or illegally intentional act or omission that misleads, or attempts to mislead, an Affected Party, in order to obtain a financial or other benefit or to avoid an obligation or incurring an obligation, |  |  |  |  |  |
| Obstructive Action |  |  |  | means a Committing Party unlawfully or illegally destroying, falsifying, altering or concealing information or making false statements to materially impede an investigation into allegations of Prohibited Action, and |  |  |  |  |  |
| Prohibited Action |  |  |  | means any one or more of a Coercive Action, Collusive Action Corrupt Action, Fraudulent Action or Obstructive Action. |  |  |  |  |  |
| Z11.1 | A Committing Party may not take any Prohibited Action during the course of the procurement of this contract or in execution thereof. |  |  |  |  |  |  |  |  |
| Z11.2 | The Employer may terminate the Contractor’s obligation to Provide the Services if a Committing Party has taken such Prohibited Action and the Contractor did not take timely and appropriate action to prevent or remedy the situation, without limiting any other rights or remedies the Employer has. It is not required that the Committing Party had to have been found guilty, in court or in any other similar process, of such Prohibited Action before the Employer can terminate the Contractor’s obligation to Provide the Services for this reason. |  |  |  |  |  |  |  |  |
| Z11.3 | If the Employer terminates the Contractor’s obligation to Provide the Services for this reason, the amounts due on termination are those intended in core clauses 92.1 and 92.2. |  |  |  |  |  |  |  |  |
| Z11.4 | A Committing Party co-operates fully with any investigation pursuant to alleged Prohibited Action. Where the Employer does not have a contractual bond with the Committing Party, the Contractor ensures that the Committing Party co-operates fully with an investigation. |  |  |  |  |  |  |  |  |

Z12		Insurance

Z _12_.1	Replace core clause 83 with the following:

| Insurance cover | 83 |  |
| --- | --- | --- |
|  | 83.1 | When requested by a Party, the other Party provides certificates from his insurer or broker stating that the insurances required by this contract are in force. |
|  | 83.2 | The Contractor provides the insurances stated in the Insurance Table A from the starting date until the earlier of Completion and the date of the termination certificate. INSURANCE TABLE A Insurance against; Minimum amount of cover or minimum limit of indemnity. Loss of or damage caused by the Contractor to the Employer’s property; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. Loss of or damage to Plant and Materials; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. Loss of or damage to Equipment; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. The Contractor’s liability for loss of or damage to property (except the Employer’s property, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor’s Providing the Service; Loss of or damage to property The replacement cost Bodily injury to or death of a person The amount required by the applicable law.. Liability for death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract; The amount required by the applicable law.. |

Z __12.2	Replace core clause 86 with the following:

| Insurance by the Employer | 86 |  |
| --- | --- | --- |
|  | 86.1 | The Employer provides the insurances stated in the Insurance Table B |
|  |  | INSURANCE TABLE B Insurance against or name of policy; Minimum amount of cover or minimum limit of indemnity. Assets All Risk; Per the insurance policy document. Contract Works insurance; Per the insurance policy document. Environmental Liability; Per the insurance policy document. General and Public Liability; Per the insurance policy document. Transportation (Marine); Per the insurance policy document. Motor Fleet and Mobile Plant; Per the insurance policy document. Terrorism; Per the insurance policy document. Cyber Liability; Per the insurance policy document. Nuclear Material Damage and Business Interruption; Per the insurance policy document. Nuclear Material Damage Terrorism; Per the insurance policy document. |

| Z13 | Nuclear Liability |  |
| --- | --- | --- |
| Z13.1 | The Employer is the operator of the Koeberg Nuclear Power Station (KNPS), a nuclear installation, as designated by the National Nuclear Regulator of the Republic of South Africa, and is the holder of a nuclear licence in respect of the KNPS. |  |
| Z13.2 | The Employer is solely responsible for and indemnifies the Contractor or any other person against any and all liabilities which the Contractor or any person may incur arising out of or resulting from nuclear damage, as defined in Act 44 of 1999, save to the extent that any liabilities are incurred due to the unlawful intent of the Contractor or any other person or the presence of the Contractor or that person or any property of the Contractor or such person at or in the KNPS or on the KNPS site, without the permission of the Employer or of a person acting on behalf of the Employer. |  |
| Z13.3 | Subject to clause Z13.4 below, the Employer waives all rights of recourse, arising from the aforesaid, save to the extent that any claims arise or liability is incurred due or attributable to the unlawful intent of the Contractor or any other person, or the presence of the Contractor or that person or any property of the Contractor or such person at or in the KNPS or on the KNPS site, without the permission of the Employer or of a person acting on behalf of the Employer. |  |
| Z13.4 | The Employer does not waive its rights provided for in section 30 (7) of Act 44 of 1999, or any replacement section dealing with the same subject matter. |  |
| Z13.5 | The protection afforded by the provisions hereof shall be in effect until the KNPS is decommissioned. |  |
| Z14 | Asbestos |  |
| For the purposes of this Z-clause, the following definitions apply: |  |  |
| AAIA |  | means approved asbestos inspection authority. |
| ACM |  | means asbestos containing materials. |
| AL |  | means action level, i.e. a level of 50% of the OEL, i.e. 0.1 regulated asbestos fibres per ml of air measured over a 4 hour period. The value at which proactive actions is required in order to control asbestos exposure to prevent exceeding the OEL. |
| Ambient Air |  | means breathable air in area of work with specific reference to breathing zone, which is defined to be a virtual area within a radius of approximately 30cm from the nose inlet. |
| Compliance Monitoring |  | means compliance sampling used to assess whether or not the personal exposure of workers to regulated asbestos fibres is in compliance with the Standard’s requirements for safe processing, handling, storing, disposal and phase-out of asbestos and asbestos containing material, equipment and articles. |
| OEL |  | means occupational exposure limit. |
| Parallel Measurements |  | means measurements performed in parallel, yet separately, to existing measurements to verify validity of results. |
| Safe Levels |  | means airborne asbestos exposure levels conforming to the Standard’s requirements for safe processing, handling, storing, disposal and phase-out of asbestos and asbestos containing material, equipment and articles. |
| Standard |  | means the Employer’s Asbestos Standard 32-303: Requirements for Safe Processing, Handling, Storing, Disposal and Phase-out of Asbestos and Asbestos Containing Material, Equipment and Articles. |
| SANAS |  | means the South African National Accreditation System. |
| TWA |  | means the average exposure, within a given workplace, to airborne asbestos fibres, normalised to the baseline of a 4 hour continuous period, also applicable to short term exposures, i.e. 10-minute TWA. |
| Z14.1 | The Employer ensures that the Ambient Air in the area where the Contractor will Provide the Services conforms to the acceptable prescribed South African standard for asbestos, as per the regulations published in GNR 155 of 10 February 2002, under the Occupational Health and Safety Act, 1993 (Act 85 of 1993) (“Asbestos Regulations”). The OEL for asbestos is 0.2 regulated asbestos fibres per millilitre of air as a 4-hour TWA, averaged over any continuous period of four hours, and the short term exposure limit of 0.6 regulated asbestos fibres per millilitre of air as a 10-minute TWA, averaged over any 10 minutes, measured in accordance with HSG248 and monitored according to HSG173 and OESSM. |  |
| Z14.2 | Upon written request by the Contractor, the Employer certifies that these conditions prevail. All measurements and reporting are effected by an independent, competent, and certified occupational hygiene inspection body, i.e. a SANAS accredited and Department of Employment and Labour approved AAIA. The Contractor may perform Parallel Measurements and related control measures at the Contractor’s expense. For the purposes of compliance the results generated from Parallel Measurements are evaluated only against South African statutory limits as detailed in clause Z14.1. Control measures conform to the requirements stipulated in the AAIA-approved asbestos work plan. |  |
| Z14.3 | The Employer manages asbestos and ACM according to the Standard. |  |
| Z14.4 | In the event that any asbestos is identified while Providing the Services, a risk assessment is conducted and if so required, with reference to possible exposure to an airborne concentration of above the AL for asbestos, immediate control measures are implemented and relevant air monitoring conducted in order to declare the area safe. |  |
| Z14.5 | The Contractor’s personnel are entitled to stop working and leave the contaminated area forthwith until such time that the area of concern is declared safe by either Compliance Monitoring or an AAIA approved control measure intervention, for example, per the emergency asbestos work plan, if applicable. |  |
| Z14.6 | The Contractor continues to Provide the Services, without additional control measures presented, on presentation of Safe Levels. The contractually agreed dates to Provide the Services, including the Completion Date, are adjusted accordingly. The contractually agreed dates are extended by the notification periods required by regulations 3 and 21 of the Asbestos Regulations, 2001. |  |
| Z14.7 | Any removal and disposal of asbestos, asbestos containing materials and waste, is done by a registered asbestos contractor, instructed by the Employer at the Employer’s expense, and conducted in line with South African legislation. |  |

C1.2 Contract Data

- Part two - Data provided by the Contractor

Notes to a tendering contractor:

- Please read both the both the NEC3 Term Service Contract April 2013 and the relevant parts of its Guidance Notes (TSC3-GN) in order to understand the implications of this Data which the tenderer is required to complete.

- The number of the clause which requires the data is shown in the left hand column for each statement however other clauses may also use the same data.

- Where a form field like this [     ] appears, data is required to be inserted relevant to the option selected. Click on the form field once and type in the data.  Otherwise complete by hand and in ink.

Completion of the data in full, according to Options chosen, is essential to create a complete contract.

| - Clause | - Statement | - Data |
| --- | --- | --- |
| 10.1 | The Contractor is (Name): |  |
|  | Address |  |
|  | Tel No. |  |
|  | Fax No. |  |
| 11.2(8) | The direct fee percentage is | % |
|  | The subcontracted fee percentage is | % |
| 11.2(14) | The following matters will be included in the Risk Register |  |
| 11.2(15) | The Service Information for the Contractor’s plan is in: |  |
| 21.1 | The plan identified in the Contract Data is contained in: |  |
| 24.1 | The key people are: |  |
|  | 1 Name: |  |
|  | Job: |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  | 2 Name: |  |
|  | Job |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  |  | CV's (and further key person's data including CVs) are in . |
| A | Priced contract with price list |  |
| 11.2(12) | The price list is in | Refer to price list section |
| 11.2(19) | The tendered total of the Prices is | Rates based Contract/as per Task Order |

- Part 2: Pricing Data

TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | 2 |
| C2.2 | The price list | 3 |

C2.1 Pricing assumptions: Option A

- How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both.

- Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not Provide the Service in accordance with the Price List.   The Price List is only a pricing document.

- Link to the Contractor’s plan

Clause 21.4 states “The Contractor provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”.  Hence when compiling the price list, the tendering contractor needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list  and result in a satisfactory cash flow in terms of clause 11.2(17).

- Preparing the price list

Before preparing the price list, both the Employer and tendering contractors should read the TSC3 Guidance Notes pages 14 and 15.  In an Option A contract, either Party may have entered items into the price list either as a process of offer and acceptance (tendering) or by negotiation depending on the nature of the service to be provided.  Alternatively the Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the Contractor to include in the price list to be prepared and priced by him.

It is assumed that in preparing or finalising the price list the Contractor:

- Has taken account of the guidance given in the TSC3 Guidance Notes relevant to Option A;

- Understands the function of the Price List and how work is priced and paid for;

- Is aware of the need to link operations shown in his plan to items shown in the Price List;

- Has listed and priced items in the price list which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk;

- Has priced work he decides not to show as a separate item within the Prices or rates of other listed items in order to fulfil the obligation to complete the service for the tendered total of the Prices.

- Understands there is no adjustment to items priced as lump sums if the amount, or quantity, of work within that item later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the (lump sum) Prices is as a result of a compensation event.

- Format of the price list

(From the example given in an Appendix within the TSC3 Guidance Notes)

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

The Contractor must complete price schedule below

| Item No. | Description | Price (Rands) |
| --- | --- | --- |
| 1 | Hourly rate of Civil and Structural or Electrical Senior Engineer with ECSA Registration (working hours) | R |
| 2 | Hourly rate of Civil and Structural or Electrical Senior Engineer with ECSA Registration (after hours) | R |
| 3 | Hourly rate of Civil and Structural or Electrical Engineering Technician with ECSA Registration (working hours) | R |
| 4 | Hourly rate of Civil and Structural or Electrical Engineering Technician with ECSA Registration (after hours) | R |
| 5 | Hourly rate-Supervisor (normal time) | R |
| 6 | Hourly rate-Supervisor (after hours) | R |
| 7 | Hourly rate-Artisan (normal time) | R |
| 8 | Hourly rate-Artisan (after hours) | R |
| 9 | Hourly rate-Labourer (normal time) | R |
| 10 | Hourly rate- Labourer (after hours) | R |
| 11 | Transport per kilometre. | R |
| 12 | Percentage mark-up on materials | ……….% |
| 13 | SHEQ requirement/ compliance of the Contract | R |

- Part 3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Service Information |  |
|  | Total number of pages | 10 |

- C3.1: Employer’s service Information

Contents

Part 3: Scope of Work	2

C3.1: Employer’s service Information	1

1	Description of the service	3

1.1	Executive overview	3

1.2	Employer’s requirements for the service	3

1.3	Interpretation and terminology	7

2	Management strategy and start up.	8

2.1	Management meetings	8

2.2	Contractor’s management, supervision and key people	8

2.3	Documentation control	8

2.4	Invoicing and payment	8

2.5	Contract change management	9

2.6 	Records of Defined Cost to be kept by the Contractor…………………………………………………..9

3	Health and safety, the environment and quality assurance	9

3.1	Health and safety risk management	9

3.2	Environmental constraints and management	9

3.3	Quality assurance requirements	9

4	Procurement	9

4.1	People	9

4.1.1	Accelerated Shared Growth Initiative – South Africa (ASGI-SA)	9

4.2	Plant and Materials	10

4.2.1	Specifications	10

5	Working on the Affected Property	10

5.1	Employer’s site entry and security control, permits, and site regulations	10

5.2	People restrictions, hours of work, conduct and records	10

5.3	Records of Contractor’s Equipment	10

5.4	Equipment provided by the Employer	10

5.5	Site services and facilities	10

5.5.1	Provided by the Employer	10

5.5.2	Provided by the Contractor	11

5.6	Control of noise, dust, water and waste	11

5.7	Hook ups to existing works	11

5.8	Tests and inspections	11

6	List of drawings	11

6.1	Drawings issued by the Employer	11

- Description of the service

- 1.1 Executive overview

The provision of Residentia/ Maintenance Service within GOU, as and when required basis.

- 1.2 Employer’s requirements for the service

The scope of work of residential properties includes:

- Provision of electrical, plumbing, civil and general maintenance service, inspection records of service executed, as and when required basis.

- Execution of planned, unplanned and emergency maintenance of electrical, plumbing, civil and general maintenance service, as and when required basis.

- Execution of all legislated statutory maintenance and engineering standards, as and when required basis.

Civil and General  Maintenance Service

- Breaking down and removing brickwork, reinforced concrete including cutting off and removing reinforcement.

- Break out and from opening through brick wall for window including necessary precast or concrete lintels, making good plaster or facings on one or both sides, into reveals.

- Taking out and removing doors , windows, including thresholds  and sills from brickwork to remain (build up or altering openings elsewhere measured)

- Fixing of existing doors(including garage doors), windows and fanlights, repair or replace locks ad keys;

- Ramp and steps to park home entrance

- Ground stabilisation

- Paving 3 metres around the park home, residential property;etc

- Painting

- Tiling and glazing / carpet repairs or replacement;

- Carpentry, masonry, joinery  and ironmongery

- Plastering

- Bricklaying

- Roof sealing

- Fixing of existing roof covering complete with ridge and hip capping, fittings, flashings (elsewhere measured) with pitch not exceeding 50 degrees.

- Clean existing roof covering using a high pressure water cleaning system and steel brushes removing all loose paint, spawl and deleterious matter.

- Repairs to cracks in existing plaster

- Taking up and removing vinyl floor coverings, carpeting and suspended floor;

- Maintenance of drainage structures.

- Repairs to existing structural steelworks including various types of fencing

- Galvanising of existing  steelworks

- Maintenance of existing roadworks and markings including  cut, fill, compact, primer and tarmac on existing worn out roads

- Repair, replace and clean kerbing

- Repair clean and maintain storm water catch pits and piping

- All civil works to be executed as per the SANS 10400, national building regulations

Plumbing Maintenance Service

- Repair and replacement of leaking taps and cisterns

- Repair and replacement of all plumbing pipes, supply and waste pipes

- Repairs and replacement of plumbing equipment, fitments and vanities

- Water connection to hydro boilers and geysers

- Repairs, replacements and servicing of hydro boils and geysers;

- Repair and maintain septic tanks, water tanks and sewer systems

- Unblocking of all drainage structures, pumps including manholes

- Cleaning and maintain of grease traps

- Replace or repair manhole covers

- Replacement and repair of all pressure valves and safety valves (shut-off valves)

- Installation of back-up water tanks and pumps

- Pressure jetting-ad hoc maintenance (high pressure drain/storm water cleaning equipment)

- Attend to water leaks /blockages call outs

- Water tank repair and replacement

- Annual testing of boreholes

- Storage tanks

- Repair, clean and maintain storm water catch pits and piping

- Repair or replace gutters and downpipes;

Electrical Maintenance Service

The electrical maintenance includes the following items:

Certificate of compliance of the property

- Conduct electrical assessment building and issue valid certificate of compliance of the building including electric fence COCs;

- Conduct building gas products/ connection assessment and issue valid certificate of compliance of the building including all gas connections and issue COCs;

- Develop electrical wiring (as built) of the building.

Cables

- PVC/SWA/ ECC stranded copper conductor drawn into sleeves and /or laid in trenches, different types

- Cable termination complete, including gland shrouds, lugs, number of tags, type and connecting.

- Cable joints including terminations, singles core tails

Cables Trays

- Galvanised heavy duty cable trays, including short lengths and fixed to walls

- Extra over cable tray (for sizes of bend, T-piece).

Sleeves

  - Unplasticised polyvinyl chlorine (PVC) sleeve piping including short length and jointing, laid in trench and backfilling measured elsewhere).

  - Extra on PVC piping for (110 mm and 150mm diameter long radius bend)

  - Extra over excavation for cables or sleeves trenches for excavation

  - Cutting through floors, paving, etc

  - Cable manholes

General Lighting Power

  - 2.1 Conduits

  - 2.2 Galvanised steel conduits

  - 2.3 Rigid PVC conduit

  - 2.4 PVC conduit accessories

  - 2.5 Normaflex PVC conduits and accessories

  - 2.6 Wiring channels

  - 2.7 Power skirtings - Extra over

  - 2.8 Repair or replace ballasts

Conductors

- 3.1 PVC insulated stranded copper earth conductors drawn into wireways.

Lights switches, socket outlets

- 4.1 Switches with complete engraved metal cover plates.

- 4.2 Switches with complete engraved metal cover plates in flush boxes.

- 4.3 York boxes

- 4.4 Repair / Replace electric (Gas) stove as per the industry requirement.

Luminaries and equipment

- 5.1 Luminaires or equipment complete with lamps, connections mounted in a position

The maintenance service on Eskom residential properties must be executed in compliance with Health and Safety Regulations and Engineering standards.

The work comprise amongst others consist of the supervision, labour, plant and equipment necessary to carry out maintenance services, on “as and when required” basis.

The Contractor to respond within 24 hours, however, should the emergency; arise, the response time to be immediate. The Contractor must be registered vehicles as means of transport within Gauteng sites to provide  Maintenance Service on Eskom Residential Properties.

OTHERS

Other elements associated with maintenance service not detailed in the scope that may be required, shall be included, “on an as and when required basis”.

- Document identification, As built drawings requirement

- The properties assessment and “as built” wiring drawing/s must be conducted by accredited person with ECSA Registration, poses a minimum of National Diploma in Engineering Field.

All documents/ drawings supplied by the Contractor are subject to the Employer’s acceptance. The language of all documentation is in English. The Contractor includes the Employer’s drawing number in the drawing title block. This requirement only applies to design drawings developed by the Contractor and his Sub-Contractors. Drawing numbers are assigned by the Employer as drawings are developed.

The Contractor is required to submit a programme of work as per agreed dates to the delegated Employer’s Representative. The Employer pre-allocates document numbers on the programme and sends back to the Contractor through the delegated Employer’s Representative. The programme is revisable and changes are discussed and agreed upon by all parties. The Contractor’s programme indicates the format of documents submitted.

- Document Submission

All Contract documents are submitted to the Employer’s Representative with transmittal note according to the Contract Technical Documents and Records Management Work Instruction (240-76992014). In order to portray a consistent image it is important that all documents used within the Contract follow the same standards of layout, style and formatting as described in the Work Instruction.

The Contractor is required to submit documents as hard copies and electronic copies in PDF and native CAD formats (.DGN or .DWG which must be compatible with Bentley Microstation). Both copies must be delivered to the Employer’s Representative with a transmittal note.

- Email Subject

The Contractor submits all documentation to the Employer’s Representative in the following media:

- Electronic copies are submitted to email address Employer’s Representative provided. The email subject as a minimum has the following: (Contract Name_and Subject). Electronic copies that are too large for email are delivered on USB, large file transfer protocol and/or hard drives to the Employer’s Representative. In a case where USB/hard drive has been submitted, a notification email, with the transmittal note attached, must be sent Employer’s Representative is copied on the email as well.

- Hard copies are submitted to the Employer’s Representative accompanied by the Transmittal Note.

- As-built drawings, maintenance schedules

The Contractor is responsible for the compilation and the supply of all the documentation as and when required basis.

The Contractor provides two full sets of as-built documentation/ drawings as hard copies and electronic PDF and native CAD formats (.DGN or .DWG which must be compatible with Bentley Microstation) to the Employer.

- Documentation System

The Contractor’s document system is comprehensive in the management and control of the documentation based on a master document.

All documentation submitted, by the Contractor, is accompanied by a signed documentation transmittal note.

As-built revision of all the design documents;

Inspections and test records for the tests and inspections required.

- Documentation Control

The Contractor implements a comprehensive document control of all documents, their revision status and of the document status in relation to the 'as built' drawings, with followings:

- Drawing number (Employer and Contractor’s number)

- Revision

- Approval status

- Location of drawing

- Drawing description

- Sheet number

- Transmittal number

- Date of submission

1.2.3 Accredited Certification/Qualification

The Supplier must be registered with relevant Regulatory/ Statutory Bodies/ Plumbing Industry Registration Board (PIRB), and possess valid Trade Test/ Wiremen License/ of Civil/ Electrical and Plumbing Engineering Environment.

The Supplier must poses a Diploma in engineering Field as minimum qualification and three years experience of Residential Maintenance Service environment.

- 1.3 Interpretation and terminology

The following abbreviations are used in this Service Information:

| Abbreviation | Meaning given to the abbreviation |
| --- | --- |
| GOU | Gauteng Operating Unit |
| DX | Eskom Distribution Division |
| ERE | Eskom Real Estate |
| TO | Task Order |
| SANS | South Africa National Standards |

- Management strategy and start up.

- 2.1 Management meetings

- Meeting will be conducted at Eskom offices within Gauteng sites.

- Regular meetings of a general nature may be convened and chaired by the Service Manager as follows:

| Title and purpose | Approximate time & interval | Location | Attendance by: |
| --- | --- | --- | --- |
| Risk register and compensation events | Bi-Weekly | Gauteng site | The Supplier and key staff members; and, Service Manager |
| Overall contract progress and feedback | Monthly on a last Thursday at 10:00 |  | Employer, Contractor and key staff members |

Regular meetings of a general nature may be convened and chaired by the Supply Manager as follows:

Meetings of a specialist nature may be convened as specified elsewhere in this Service Information or if not so specified by persons and at times and locations to suit the Parties, the nature and the progress of the service.  Records of these meetings shall be submitted to the Service Manager by the person convening the meeting within five days of the meeting.

All meetings shall be recorded using minutes or a register prepared and circulated by the person who convened the meeting.   Such minutes or register shall not be used for the purpose of confirming actions or instructions under the contract as these shall be done separately by the person identified in the conditions of contract to carry out such actions or instructions.

2.2 Contractor’s management, supervision and key people

The Contractor must submit an organogram that indicate all his employees and key people that are involved in the project.

- 2.3 Documentation control

All Electrical/Civil/ Plumbing Maintenance Service documents must be submitted to Site Supervisor for record purpose.

The Supplier must keep all Electrical Maintenance Service documents for Employer Audit purpose.

- 2.4 Invoicing and payment

Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice showing the amount due for payment equal to that stated in the Service Manager’s payment certificate.

The Contractor shall address the tax invoice to

_________________________

and include on each invoice the following information:

Name and address of the Contractor and the Service Manager;

The contract number and title;

Contractor’s VAT registration number;

The Employer’s VAT registration number 4740101508;

Description of service provided for each item invoiced based on the Price List;

Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

(add other as required)

Add procedures for invoice submission and payment (e. g. electronic payment instructions)

- 2.5 Contract change management

The NEC contractual mechanism will be applied for changes to the Contract, and supporting documents must be provided by the Contractor when required by the Employer.

- 2.6 Records of Defined Cost to be kept by the Contractor

In order to substantiate the Defined Cost of compensation events, the Employer may require the Contractor to keep records of amounts paid by him for people employed by the Contractor, plant and materials, work subcontracted by the Contractor and equipment.  State in what form these records are to be kept and how accessed by the Employer.

- Health and safety, the environment and quality assurance

- 3.1 Health and safety risk management

The Contractor shall comply with the health and safety requirements contained in Annexure A___________ to this Service Information.

- 3.2 Environmental constraints and management

The Contractor shall comply with the environmental criteria and constraints stated in Annexure B________

- 3.3 Quality assurance requirements

- The Contractor must comply with Quality Management (QM58) specification.

- Procurement

4.1 People

- 4.1.1 Supplier Development and localisation= Refer to SD&L document.

- 4.2 Plant and Materials

- 4.2.1 Specifications

The Suppliers must provide plant and materials required for execution of residential maintenance service, as and when required basis.

- Working on the affected Property

- 5.1 Employer’s site entry and security control, permits, and site regulations

The Supplier to comply site and security control requirement at all times.

- 5.2 People restrictions, hours of work, conduct and records

The Supplier must records of people and hours of work specific to site for Employer’s payment assessment purpose.

| 5.2.1 Overtime work and normal work: |  |
| --- | --- |
| The tenderers are advised that the following works may be done during normal working hours as well as after normal working hours. Tenderers must make due allowance for these working hours in the pricing as no claims will be entertained in this regard. |  |

Tenderers are advised that all labour charges and transport charges must be procured from the closest to the effected site.

Any call out work commenced during working hours and completed after normal working hours will be compensated by using normal working hour rates only.

Any call out work commenced after normal working hours will be compensated by using after normal working hour rates only.

- 5.3 Records of Contractor’s Equipment

The Supplier is responsible to safe guard his equipment at site

- 5.4 Equipment provided by the Employer

The Employer provide no equipment to the Supplier.

- 5.5 Site services and facilities

- 5.5.1 Provided by the Employer

The Employer will provide water and electricity at Site. The Contractor is responsible to bring these services close to his specific work areas within Site.

- 5.5.2 Provided by the Contractor

The Supplier provide his own storage, vehicles, equipment, etc to provide Residential maintenance service, as and when required basis.

- 5.6 Control of noise, dust, water and waste

The Supplier must comply with SHE and Environmental Requirements.

- 5.7 Hook ups to existing works

The Supplier must comply with SHE and Environmental Requirements.

- 5.8 Tests and inspections

- Test and inspection within Gauteng Operating Unit.

- Testing and inspection must be conducted in compliance with Quality Management (QM-58) specification.

- List of drawings

- Drawings issued by the Employer

| Drawing number | Revision | Title |
| --- | --- | --- |
| No drawing available. |  |  |

This total is required by the Employer for budgeting purposes only.  Actual amounts due will be assessed in terms of the conditions of contract.

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 539 1902 www.ecs.co.za

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 5391902 or www.ecs.co.za