APPENDIX 12 – GENERAL REQUIREMENTS FOR COMMUNITY DEVELOPMENT PROJECTS

A1001	SCOPE OF WORK

The Contractor’s Scope of Work primarily entails the training and skills development of members of an identified Community, as well as Trainee Targeted Enterprises selected from this Community, who will become his Targeted Enterprise subcontractors and whom he shall manage and mentor during the construction phase.

The construction phase entails overseeing the construction of infrastructure, by Trainee Targeted Enterprises, that promotes the access, mobility and road safety of the identified Community, in relation to the National Road Network. The Contractor thus have primarily a training and construction management role.

To enhance the utilisation and development of Targeted Labour from the identified Community, care has been taken during the design of the Works to ensure that it can be constructed by means of labour enhanced construction methods (LECM) and the Contractor shall apply such labour enhanced methods.

A1002	DEFINITIONS

Unless inconsistent with the context, in these specifications, the following terms, words or expressions shall have the meanings hereby assigned to them:

    - Accreditation

The certification, for a set period, of a person, a body or an institution to have the capacity to fulfil a particular function within the quality assurance system set up by the SAQA.

    - Construction Education and Training Authority (CETA)

The Construction Education and Training Authority (CETA) was established in terms of the Skills Development Act, Act 97 of 1998. It provides skills development services to the construction sector, to implement the objectives of the National Skills Development Strategy and to ensure that people obtain the critical or scarce skills that are needed to build the capacity of the construction sector to become economically sustainable and globally competitive.

    - Contractor’s Construction Management Staff

- Construction Manager

The Contractor’s full-time staff member who manages the practical training and construction of the Works. He also develops and supports Trainees through mentoring, providing guidance and coaching Trainee Targeted Enterprises and other Targeted Enterprises.

- Construction Mentor

The person who mentors and oversees Trainees during practical training and construction of the Works.

- Construction Supervisor

The person who directly supervises Trainees and who is the coordinator between the Construction Manager and the Trainees during the construction of the Works.

    - Contractor’s Training Staff

    - Assessor

A person registered with the relevant ETQA body to measure the achievement of specified NQF standards or qualifications.

    - Moderator

A member of a body registered with the CETA to ensure that assessment of the outcomes described in the NQF standards and qualifications are fair, reliable and valid

    - Practitioner

A person registered with the CETA to practice as a trainer or instructor of specific NQF Unit Standards.

    - Training Provider

The person who coordinates and manages the training and skills development programme developed, or to be developed, for the project.

    - Education and Training Quality Assurance (ETQA) Body

The Education and Training Quality Assurance (ETQA) Body is the quality assurance body within the CETA whose purpose is to monitor and audit achievements in terms of standards or qualifications registered on the NQF.

    - Labour Enhanced Construction Methods (LECM)

Labour Enhanced Construction Methods (LECM) involve the use of an appropriate mix of labour and machines, with a preference for labour where technically and economically feasible, without compromising the quality of the product.

    - Mentoring

Mentoring is a professional relationship in which an experienced businessperson assists another by giving advice and imparting their knowledge and wisdom in developing special skills and knowledge that will enhance the less experienced person’s professional and personal growth. The objective is to equip the business owner and his team to improve their decision-making skills, being focussed and make positive progress quickly.

    - National Qualifications Framework (NQF)

The National Qualifications Framework (NQF) is a comprehensive system for the classification, registration, publication and articulation of quality-assured national qualifications. It is the set of principles and guidelines by which records of learner achievement are registered to enable national recognition of acquired skills and knowledge, thereby ensuring an integrated system that encourages life-long learning.

    - Notional (or Learning) Hours of Training

The learning time that it is conceived it would take an average Trainee to meet the defined outcomes and includes concepts such as contact time, time spent in structured learning in the workplace and individual learning.

    - Portfolio of Evidence

A collection of written confirmation contained in a book or file that provides proof of a Trainee’s progress towards achieving competency in a Traineeship or skills programme or part thereof, to be kept safe by the Training Provider for a period of at least 5 (five) years after completion of the Traineeship or skills programme or part thereof.

    - Recognition of Prior Learning (RPL)

The comparison of the previous learning and experience of a Trainee, howsoever obtained, against the learning outcomes required for a specific qualification, and the acceptance for purposes of qualification of that which meets the requirements.

    - South African Qualifications Authority (SAQA)

The South African Qualifications Authority (SAQA) is a juristic person that is an entity given a legal personality by the law and that was established in terms of the South African Qualifications Authority Act, Act No. 58 of 1995. The SAQA must develop and implement policy and criteria for the development, registration and publication of qualifications and part-qualifications.

    - Specific Outcomes

The knowledge, skills and values (demonstrated in context) which support one or more critical outcomes of a Unit Standard.

    - Trainee Targeted Enterprise

A Targeted Enterprise as defined in t) above, but who participates in the project, and who is subcontracted to the Contractor, as a Trainee in the Contractor’s Training and Skills Development Programme.

    - Traineeship (also Learnership)

A work-based training and learning programme which leads to a qualification registered on the NQF. Where reference is made to Traineeship it shall also mean Learnership.

    - Unit Standard

The registered statement of desired education and training outcomes and its associated assessment criteria, together with administrative and other information as specified in the regulations.

- Unit Standard – Core

The compulsory learning required in a situation contextually relevant to a qualification.

- Unit Standard – Elective

A selection of additional credits at the level of the NQF specified from which a choice may be made to ensure that the purpose of the qualification and the minimum required number of credits for the qualification is achieved.

- Unit Standard – Fundamental

The learning which forms the foundation or basis needed to undertake the education, training or further learning required to obtain a qualification.

A1003	GENERAL REQUIREMENTS

A1003.01	Description of the Project

Training and skills development forms an integral part of the Employer’s Transformation Policy and Community Development Strategy and hence, it is important to the Employer that Communities and small, medium and micro enterprise (SMME) Contractors within local Communities are trained and equipped with skills that can be used to gain meaningful employment and secure contracting or subcontracting opportunities.

The Training and Skills Development Programme shall comprise of, amongst others, structured theoretical (classroom) training with an extensive practical (workplace) and developmental construction component.

The services required from the Contractor comprise the following components and phases, of which some will overlap in its execution.

- Conduct Resources and Skills Audits, and Market Analysis

the Contractor shall conduct Resources and Skills Audits to determine the Targeted Enterprise capacity in the Project Area and the Community’s levels of education, existing qualifications, and skills sets. It shall be followed by a Market Analysis of the area in which these Targeted Enterprises typically, or potentially could, operate.

- Develop a Training and Skills Development Programme

Based on the Contractor’s Resources and Skills Audits and Market Analysis, the Contractor shall develop a Training and Skills Development Programme as a basis for the project.

- Select Beneficiaries of the Project

Beneficiaries of the project shall comprise Designated Groups and/or Targeted Enterprises from the Community, as identified via the Employer’s Stakeholder and Community Liaison processes described in Part C3, Section D and shall include:

- Trainee Targeted Enterprise Subcontractors (CIDB grades 1 to 4);

- Targeted Enterprise Suppliers, Service Providers and Subcontractors;

- Targeted Labour; and

- Community members or groups.

- Conduct Theoretical (Classroom) Training

The theoretical training shall be SAQA accredited programmes that include multiple, but related, Unit Standards which are relevant to the practical implementation component, i.e. the Works to be constructed. The theoretical, together with the practical, component of the project is aimed at achieving the training and skills development objectives of the Employer to lead towards Trainees obtaining a formal qualification in the Construction Industry and for Targeted Enterprises to improve their CIDB grading levels.

- Conduct Practical (Workplace) Training

During the practical training phase of the project, the Construction Manager shall expose Trainees to the practical aspects of construction work under his direction. The Construction Manager shall supervise and closely monitor Trainees and shall train, coach, guide, mentor and assist Trainees in all aspects of the execution and management of a typical construction project. Amongst others, Trainees shall be developed in the planning of the Works, sourcing and ordering of materials, labour relations, monthly measurements and invoicing procedures.

- Construction of the Works

An infrastructure construction component has been identified for the Community Development Project to facilitate the Training and Skills Development Programme.

The Works shall be constructed using the COTO Standard Specifications.

Care has been taken during the design of the Works to ensure that it can be constructed by means of labour enhanced construction methods and the Contractor shall apply such labour enhanced methods within the perimeters of the Specifications.

A1003.02	Time for Completion and Project Programme

The Contractor shall programme his duties in such a manner to complete the various phases of the project within the indicative milestone dates specified below. The Employer’s indicative programme for this project is depicted in Table A1003.02(a) below:

(Note to Compiler:

      - Delete or add project phases, which are applicable to the specific CD project.

      - The durations shown is indicative and must be amended by the Compiler as required for the project.

      - Take cognisance that a SAQA accredited full Traineeship programme requires a minimum of 18 months notional hours, but preferably 24 months.

      - Insert the completion date, not the duration.)

Table A1003.02(a):  Indicative Programme

|  | Project Stage | Completion Date |
| --- | --- | --- |
| A | Submission of Tenders | X (insert date) |
| B | Appointment of Training and Construction Manager | X + 24 weeks |
| C | Project Hand-over meeting | X + 26 weeks (14 days from award.) |
|  | Mobilisation Period commences | X + 26 weeks |
| D | First Progress Meeting | X + 30 weeks |
| E | Resources and Skills Audit and Market Analysis Report | X + 30 weeks |
| F | Training and Skills Development Programme Approval | X + 30 weeks |
| G | Selection of Beneficiaries of the Project Complete | X + 38 weeks |
|  | Mobilisation Period ends | X + 38 weeks |
| H | Theoretical (Classroom) Training Complete | X + 52 weeks |
| I | Practical (Workplace) Training Complete | X + 66 weeks |
| J | Simulation Construction Complete | X + 80 weeks |
| K | Construction of the Works Complete | X + 98 weeks |
| L | Project Close-out | X + 106 weeks |

The Contractor shall submit his draft programme, based on the indicative programme, for the Engineer’s perusal at the project hand-over meeting.

A1003.03	Drawings

The drawings issued in electronic format on a Compact Disc as part of the tender documents, shall be used for tender purposes only.

The Contractor will be issued with the contract drawings in electronic format on a Compact Disc. Any prints which the Contractor may require shall be at his own cost.

Any information in the possession of the Contractor, which the Engineer requires to record as-built information, shall be supplied to the Engineer before the Taking-Over Certificate will be issued.

Only figured dimensions shall be used and drawings shall not be scaled unless so instructed by the Engineer. The Engineer will supply all figured dimensions omitted from the drawings.

A1003.04	Contractor’s Staff

The Contractor’s two leading Key Persons are the Training Provider and the Construction Manager. The roles of both these persons are described below.

- Contractor’s Training Staff

  - The Training Provider

The Contractor’s Training Provider shall predominantly coordinate and manage the Training and Skills Development Programme of the project. If the Contractor is not an accredited Training Service Provider, he shall subcontract an accredited Training Service Provider by applying the Employer’s Supply Chain Management Policy for second tier procurement.

- Practitioners, Assessors and Moderators

The Training Provider shall have under his management, or in his employ, Practitioners, Assessors and Moderators who are registered with the CETA. Proof of accreditation and registration shall be current, valid and list the NQF levels and Unit Standards for which the Training Provider and his staff are accredited.

The training and competency levels required of the Training Provider and his staff are provided in Table A1003.04(a) below:

Table A1003.04(a):  Qualifications and Experience Requirements for Training Staff

| Designation | Qualification or Unit Standard No. | NQF Level | Credit | Minimum Relevant Experience (years) |
| --- | --- | --- | --- | --- |
| Training Provider | Civil Engineering Qualification | 5 | N/A | 10 |
| Practitioner | Train the trainer; No 7384 | 4 | 16 | None Specified |
| Assessor | Conduct outcome base assessment; No 115753 | 5 | 15 | 5 |
| Moderator | Conduct moderation of outcome-based assessment; No 115759 | 6 | 10 | 5 |

In addition to the above qualifications, and in keeping with current CETA practical experience requirements for registration as a Practitioner, NQF Level 4 Unit Standards shall only be presented by Practitioners with NQF Level 5 (one level up) credentials.

Elective Unit Standards are typically more vocational orientated and may require specialist input. It is thus not a requirement that individual Practitioners and Assessors shall have all the necessary skills for all the different categories of Unit Standards. The Training Provider may and shall therefore, when necessary, appoint Practitioners and Assessors on and ad hoc basis with the levels of experience which are required for the Unit Standards to be presented.

The Employer further requires that Assessors and Moderators shall have at least 5 (five) years’ experience as a Site Agent, managing construction processes in the fields of roads maintenance, new roads construction, roads rehabilitation, structures, etc.

- Contractor’s Construction Management Staff

- The Construction Manager

The Construction Manager and his staff shall predominantly manage the practical training, construction of the Works and mentoring, development and support of the Trainees and Targeted Enterprises.

The Construction Manager is also the Contractor’s Representative and shall maintain a full-time presence on site during the practical training and construction of the Works phases of the project.

- The Construction Mentor

The Construction Mentor is not listed as a Key Person for eligibility and functionality purposes but is an extension of the Construction Manager and it is recommended that 1 (one) Construction Mentor be provided for every 4 (four) Targeted Enterprises. The Construction Mentor shall maintain a full-time presence on site during the practical training and construction of the Works phases of the project.

- The Construction Supervisor

The Construction Supervisor is not listed as a Key Person for eligibility and functionality purposes but is an extension of the Construction Manager and Mentors. The Construction Supervisor does not only directly supervise Targeted Enterprises but is also the coordinator between the Targeted Enterprises and the Construction Manager. It is recommended that 1 (one) Construction Supervisor be provided for every 3 (three) Targeted Enterprises. The Construction Supervisor shall maintain a full-time presence on site during the construction of the Works phases of the project.

The Clerk of Works is not listed as a Key Person for eligibility and functionality purposes, but the Contractor shall have in his employ the number of Clerks of Works that is required to assist the Construction Manager with the Project Management and Administration of the Works. It is recommended that 1 (one) Clerk of Works be provided for every 12 (twelve) Targeted Enterprises. The Clerk of Works shall maintain a full-time presence on site during the practical training and construction of the Works phases of the project.

The minimum requirements with regards to qualification, registration and experience in the civil engineering or road construction field, for the Contractor’s Construction Management staff shall be as stated in Table A1003.04(b) below, according to the CIDB contractor grading designation determined for the contract.

Table A1003.04(b):  Qualifications and Experience Requirements for Construction Management Staff

| Key Person | Contracts up to 6CE |  | Contracts 7CE or Higher |  |
| --- | --- | --- | --- | --- |
|  | Minimum Technical Qualification or Registration | Minimum Relevant Experience (years)1 | Minimum Technical Qualification or Registration | Minimum Relevant Experience (years)1 |
| Professional Registered Person | None specified | None specified | Pr.Eng or Pr.Tech with ECSA2 or Pr.CM with SACPCMP3 | None specified |
| Contract Manager | None specified | 10 | None specified | 10 |
| Construction Manager | None specified | 10 | None specified | 10 |
|  | National Diploma Civil Engineering | 5 | National Diploma Civil Engineering | 7 |
|  | NQF 6 in Civil Engineering | 5 | NQF 6 in Civil Engineering | 7 |
| Construction Health and Safety Officer | CHSO with SACPCMP | As required by SACPCMP | CHSO with SACPCMP | As required by SACPCMP |
| Construction Mentor | None specified | 8 | None specified | 8 |
|  | National Diploma Civil Engineering | 3 | National Diploma Civil Engineering | 5 |
|  | NQF 5 in Civil Engineering | 3 | NQF 5 in Civil Engineering | 5 |
| Construction Supervisor | None specified | 5 | None specified | 5 |
|  | National Diploma Civil Engineering | 2 | National Diploma Civil Engineering | 3 |
|  | NQF 4 in Civil Engineering | 2 | NQF 4 in Civil Engineering | 3 |
| Clerk of Works | National Diploma Civil Engineering | 2 | National Diploma Civil Engineering | 3 |

- Relevant experience is the actual number of years, measured from the date of acquiring the base qualification, working in the civil engineering or road construction field.

- Registered with the Engineering Council of South Africa (ECSA) or any other international body recognised by the Employer. Foreigners with permanent South African residence longer than 5 (five) years shall be ECSA registered.

- South African Council for Project and Construction Management Professions.

For any proposed change in Key Personnel during the contract, the Contractor shall submit to the Engineer for consent the name and details of the Key Person the Contractor proposes to appoint. The Contractor shall not, without the prior consent of the Engineer, revoke the appointment of the Contractor’s Key Personnel or appoint a replacement.

A1003.05	Meetings with the Engineer and the Employer

The Contractor shall conduct monthly project progress meetings with the Employer and the Engineer. These meetings shall take place on site, at the Contractor’s Training Facility and later at his Camp Site. The progress of all aspects of the project shall be discussed, as well as any contractual and technical issues that may have arisen since the previous project progress meeting.

Any matter that may impact on the project’s budget and/or may lead to a Contractor’s Claim shall be dealt with immediately and ad hoc meetings shall be arranged to resolve such matters.

A1003.06	Contractor’s Training Facility and Camp Site

When selecting and/or establishing his Training Facility and Camp Site, the Contractor shall consider the advantages that will remain with the Community for permanent structures to be left standing.

The Contractor’s Training Facilities and Camp Site may be the same building(s) and/or on the same site, or it may be separate buildings and/or on different sites, which-ever is most suitable to project circumstances.

- Training Facility

The Contractor shall be responsible for providing everything necessary to offer the various theoretical and practical training, including:

- a suitable venue with sufficient furniture, lighting and power for lectures,

- suitable ablution facilities with separate cubicles for both genders; and

- all necessary stationery, consumables and learning aids and material.

- Camp Site

For both the practical training and construction of the Works phases of the project, the Contractor shall provide a suitable Camp Site to accommodate the Engineer and his staff, the Contractor’s staff and the Contractor’s subcontractors and labourers.

- Electricity Supply and other Utility Services

The Contractor shall make his own arrangements for the supply of electricity and all other utility services. No direct payment will be made for the provision of these services. The cost thereof shall be deemed to be included in the rates and amounts tendered for the various items of work for which these services are required.

A1003.07	Allowance for Other Contractors and Contracts

In addition to the requirements of Clause 4.6 of the FIDIC Conditions of Contract for Construction, 1999, the Contractor must take note of the presence of other Contractors on the site and make allowances for them on the site. This may involve adapting the Contractor’s Programme to accommodate the work of other Contractors and ensuring access to their sites.

Although details of such contracts may not be known at the time of tender of this contract, it may include, inter alia, periodic maintenance, special maintenance, rehabilitation and upgrade contracts.

A1003.08	Targeted Procurement

The Employer is committed to the implementation of Government's policies and in turn expects the same from its Contractors. Thus, in addition to the Trainee Targeted Enterprises benefitting from this Community Development Project, to comply with the Employer’s objectives of its preferential procurement policy, the Contractor shall utilise the Employer’s targeted procurement procedure, which is the process used to create a demand for the services and supplies of, or to secure the participation of, Targeted Enterprises in contracts.

Accordingly, it is a requirement of this project that the Contractor is familiar with the specifications that relate to the transformation of the construction industry through the following:

- adherence to the policies and initiatives of the Government;

- employment of Targeted Enterprises as per the Contract Participation Goals stated in the Contract Data;

- provision of mentoring, guidance and assistance to subcontracted Targeted Enterprises;

- arrangement of engineering skills, entrepreneurial skills and generic skills training programmes for subcontracted Targeted Enterprises; and

- liaison with government institutions and community-based structures.

Part C3, Section D, describes the Employer’s requirements for the subcontracting of Targeted Enterprises in detail and provision is made in Pricing Schedule D for the subcontracting of Targeted Enterprises other than the Trainee Targeted Enterprises.

A1003.09	Changes to Scope of Work

It is a condition of this contract that the Employer reserves the right to limit the total expenditure on the Works due to possible budget constraints. Should the tender sum exceed the budgeted amount, the scope of the works may be reduced at any time before or during the contract period to ensure that the final contract amount does not exceed the budgeted amount.

A1003.10	Environmental Management

The Contractor shall be responsible for construction according to an Environmental Management Plan. The Contractor must take the utmost care to minimise the impact of his establishment and other construction activities on the environment and must adhere to the requirements of the Environmental Management Plan.

A1003.11	Occupational Health and Safety

In terms of the Construction Regulation 2014, 5(1)(b) of the Occupational Health and Safety Act (Act No 85 of 1993), the South African National Roads Agency SOC Limited, as the Employer, is required to compile a specification on health and safety for the project.

A1003.12	Contractor Performance and Project Reporting

- Contractor Performance Reports

The Engineer is responsible for the completion of the contractor performance reports on behalf of the Employer. These reports will be completed monthly and on issuing the Taking-Over Certificate.

The standard for contractor performance reports provides for a uniform and consistent method of assessment of the performance of the Contractor with respect to the following project parameters regarding the Contractor meeting his contractual obligations and achievement of targets:

- time management;

- cost management;

- quality management;

- health and safety management;

- management of site conditions; and

- management of subcontractors (including payment).

Each performance report will be discussed with the Contractor, who will be given an opportunity to comment on the assessment. The Engineer must respond to any issues raised by the Contractor in writing, and the Contractor’s comments and the written response by the Engineer must form part of the contractor performance report. The contractor performance report will be signed off by the Employer.

The monthly contractor performance reports and other inputs from the Engineer will be used to monitor and evaluate the Contractor’s performance throughout the contract.

- Integrated Transportation Information System

The Employer has developed a comprehensive information management tool called ITIS (Integrated Transportation Information System) to address all facets of its strategic and tactical planning, design, construction and maintenance of the entire road network. This provides support for the management tasks of the Employer and to allow its personnel to make technical decisions more quickly and efficiently.

A1003.13	Local Production and Content

The Department of Trade and Industry in consultation with National Treasury has designated the construction sector and determined the stipulated minimum threshold for steel products and component for construction for the state procurement for local production and content.

A1004	TRAINING AND SKILLS DEVELOPMENT PROGRAMME

The Contractor shall, in collaboration with the Employer, the Engineer and the Project Liaison Committee (PLC), develop the Training and Skills Development Programme and submit it for the Engineer’s approval.

Developing and executing the Training and Skills Development Programme shall consist of the following phases:

      - Conduct Resources and Skills Audits and a Market Analysis.

      - Identify Project Area and Designated Groups who shall benefit from the Programme.

      - Finalise and approve the Training and Skills Development Programme.

      - Select Trainees and Trainee Targeted Enterprises to participate in the Programme.

      - Conduct theoretical (classroom) training.

      - Conduct practical (workplace) Training.

      - Construction Simulation phase.

      - Construction of the Works phase.

A1004.01	Resources and Skills Audits, and Market Analysis

Prior to developing the Training and Skills Development Programme, the Contractor shall conduct Resources and Skills Audits of the identified Community and the Targeted Enterprises residing within the Project Area.

The Resources and Skills Audits shall be followed by a Market Analysis of the construction industry within the geographical area where the Targeted Enterprises could potentially operate.

      - Resources Audit

To determine the Targeted Enterprise subcontractor capacity in the Project Area, the Contractor shall conduct a Resources Audit within the greater project area. The Contractor shall consult, as a minimum, the National Treasury’s CSD (to be obtained from the Employer) and the CIDB contractor database. Other databases, e.g. the Local Municipality’s Economic Development department’s database, may also be considered.

This Resources Audit shall inform the Contractor what CIDB contractor grading Targeted Enterprises are available within the greater project area, which in turn will guide the Contractor, in consultation with the PLC, to establish the boundaries of the Project Area and to identify the criteria for the different beneficiary groups of the project, i.e. Trainee Targeted Enterprises, other Targeted Enterprises and Community groups and/or members.

In addition, the Contractor shall conduct a Resource Audit of Targeted Enterprise Suppliers and Service Providers available within the Project Area. Knowledge of the availability of plant, equipment, material and service providers will enable the Contractor to ensure that as much as possible of the total economic spend on the project remains within the community.

The Resources Audit shall be presented to the Employer, the Engineer and the PLC as an Interim Report and shall become a chapter of the Training and Skills Development Programme.

      - Skills Audit

Following the Resources Audit, the Contractor shall conduct a Skills Audit of these resources, as well as of the Community in general. The purpose of the audit is to determine the Targeted Enterprises’ and the Community’s levels of education, existing qualifications, Recognised Prior Learning and skills sets and competencies, which in turn will inform the details of the Training and Skills Development Programme.

The Skills Audit shall be presented to the Employer, the Engineer and the PLC as an Interim Report and shall become a chapter of the Training and Skills Development Programme.

      - Market Analysis

The Contractor shall conduct a Market Analysis of the construction industry within the geographical area where the identified resources typically would, or potentially could, operate.

The Market Analysis shall entail a quantitative and qualitative assessment of the market, establishing its size both in volume and in value. Amongst others, factors to consider includes:

- the various client and/or customer segments;

- client and/or customer assignment and/or buying patterns;

- supplier power and services availability;

- identification of competitors;

- analysis of the economic environment;

- economic feasibility or profitability; and

- regulations and barriers to entry.

The Market Analysis will assist the Contractor to identify the Targeted Enterprises that will benefit most from the Training and Skills Development Programme from a market feasibility point of view, and it will inform the content of the Training and Skills Development Programme.

The Market Analysis shall be presented to the Employer, the Engineer and the PLC as an Interim Report and shall become a chapter of the Training and Skills Development Programme.

A1004.02	Developing the Training and Skills Development Programme

The Employer shall be involved in the decision making and quality control pertaining to the development and implementation of the Training and Skills Development Programme.

The Employer has no service agreement or memorandum of understanding with any education and training quality assurance body and, therefore, does not function as the “Employer” as defined under any three-party-agreement between the Trainee, the Training Provider and the Employer.

However, the Employer requires similar outcomes to that of formal Traineeship programmes and the Contractor shall structure a Training and Skills Development Programme in a manner that permits continued access to further learning and qualifications within a defined programme.

The complete Training and Skills Development Programme shall be approved by the Employer and the Engineer and agreed by the PLC before any training commence.

Provision for the Training and Skills Development Programme has been made in Pricing Schedule A, under pay item A1000.03(d).

A1004.03	General Requirements of the Training and Skills Development Programme

        - Training Variety

The Training and Skills Development Programme shall make provision for a variety of training options and all theoretical training provided, and its practical components, shall be SAQA accredited and shall be a combination of:

  - technical,

  - entrepreneurial and

  - generic training

as informed by the resources and skills audits and market analysis.

- Training for Trainee Targeted Enterprises

One of the primary objectives of Community Development Projects is to offer a full Traineeship experience to Trainee Targeted Enterprises, which requires a minimum period of 18 to 24 months of theoretical and practical training combined.

The Training and Skills Development Programme shall thus consist of Traineeships that include multiple, but related Unit Standards which:

        - are relevant to the Works to be constructed,

        - are aimed at achieving the skills development objectives of the Employer, and

        - leads towards a formal qualification in the Construction Industry.

Traineeships shall include both the theoretical and practical components of each Unit Standard taught and shall be in accordance with the various laws and regulations contained in the SAQA statutes.

In smaller Community Development Projects with a shorter duration, it is recognised that the Training and Skills Development Programme may consist of several Unit Standards but totalling insufficient credits for a full Traineeship qualification. Nevertheless, the Training Provider shall ensure that the competencies and credits achieved in the Programme, contribute to a full Traineeship by a later acquisition of the outstanding Unit Standards required for the full Traineeship.

The details of the training to be provided to Trainee Targeted Enterprises are further described in the relevant paragraphs of Part C, Section A of the Scope of Work.

- Training for Targeted Labour

It is anticipated that the Trainee Targeted Enterprises will have Targeted Labourers in their employ. These Labourers shall also be provided with training based on the Resources and Skills Audit and Market Analysis.

Similar to that of Trainee Targeted Enterprises, the training to be provided shall be one, or a combination of, the following learning methods:

- Work related theoretical and practical training from selected Unit Standards;

- Structured workplace learning towards the attainment of a part or a full occupational qualification;

- Structured workplace learning for apprentices or other artisan Trainees towards the attainment of a trade qualification leading to a listed trade (Government Gazette No. 35625 of 31 August 2012) subject to at least 60 percent (%) of the artisan Trainees being holders of public FET college qualifications.

The selected Unit Standard training to be provided to Targeted Labour shall equip them with the technical skills that is relevant to the tasks assigned to them. These Unit Standards are typically road construction methods on NQF level 2.

Targeted Labour shall also receive generic skills training as identified during the Contractor’s Resources and Skills Audits and may, amongst others, include:

- First aid training;

- Road safety training;

- Environmental management training; etc.

- Selection of Unit Standards

The Training and Skills Development Programme shall be structured in a manner to prioritise those Unit Standards that will equip Trainees with the minimum skills required to become economically involved in the execution of the Works as soon as possible.

The Contractor’s Training Provider shall apply the SAQA Traineeship criteria of which the basic elements are listed below to demonstrate the Employer’s requirements:

        - Minimum number of credits for a qualification;

        - Fundamental Unit Standards and credit values;

        - Core Unit Standards and credit values;

        - Elective Units Standards and credit values;

        - Assumption that NQF Level 3 literacy, numeracy, and computer competencies exist;

        - Recognised Prior Learning processes; and

        - Exit level outcomes.

The above criteria are not exhaustive, and the Training Provider shall apply the processes and procedures required by the relevant SAQA and other related legislation pertinent to training. The Training Provider shall regularly consult the SAQA website (www.saqa.org.za) to ensure that the most current Unit Standards are presented. If a conflict arises, the legislated requirements shall apply.

While structuring the Traineeship offerings, the Training Provider shall distinguish between the levels of learning required. The bulk of the training shall focus on NQF Levels 3 and 4.  NQF Levels 2 and 5 training is not anticipated but may be suitable in some instances. Typical qualification titles for the respective NQF Levels that may be considered for inclusion into the Training and Skills Development Programme are listed in Table A1004.03(a) below:

Table 1004.03(a):  Typical Qualification Titles*

| NQF Level | Qualification | Name | Approximate Credits |
| --- | --- | --- | --- |
| 2 | National Certificate | Road Construction | 120 |
| 2 | National Certificate | Construction: Roadworks | 120 |
| 2 | National Certificate | Construction Contracting | 120 |
| 3 | National Certificate | Building and Civil construction | 150 |
| 4 | National Certificate | Supervision of Construction Processes | 180 |
| 5 | National Diploma | Management of Civil Engineering Construction Processes | 210 |

*	The Training Provider shall regularly consult the SAQA website (www.saqa.org.za) to ensure that the most current Qualifications and Unit Standards are presented with the adequate number of minimum credits to obtain the Qualification.

It shall be necessary to include additional Core Unit Standards, e.g. “Tendering” or “Entrepreneurship” as an additional Unit Standard for NQF Level 4, to achieve the Contract’s development objectives. The identification of any additional Unit Standards shall be discussed with the Employer and the Engineer and shall not be implemented without prior approval.

- Learning Material

Learning material is required for each Unit Standard. This learning material is the equivalent of prescribed textbooks for other qualifications. Each Trainee shall receive a copy of the learning material to learn the contents and to use it as reference source after obtaining the qualification.

The SAQA Unit Standard curriculums define the contents of the learning material. The learning material shall not only comply with the SAQA and CETA guidelines but shall be technically and practically aligned to road construction and road maintenance. Any input from a subject matter expert required to ensure the appropriateness of the learning material’s contents shall be included in the Contractor’s costs for compiling the learning material.

The Unit Standard requirements to be addressed in learning material, as outlined by the SAQA Unit Standard curriculums, are amongst others, the following:

- The purpose of the Unit Standard;

- The specific outcomes (typically 4 per Unit Standard);

- The assessment criteria (typically 4 per specific outcome);

- The range as is defined for each specific outcome;

- The critical cross-field outcomes for the Unit Standard;

- The Unit Standard essential embedded knowledge.

A1005	METHOD STATEMENTS FOR TRAINING STAGES

The Contractor shall, before commencing with the Training and Skills Development Programme, demonstrate to the Employer and the Engineer how he intends to execute each of the respective training offerings.

A1005.01	Contents and Submission of Method Statements

The Contractor shall provide the Engineer with a method statement, describing the detail of, amongst others, the following components of the training:

- A time schedule of the different training offerings;

- A time schedule of the phases of the different training offerings;

- Details of the training logistics, e.g. venue, transport, etc.

- Identification and selection of Trainees;

- Registration of Trainees;

- Induction of Trainees;

- Details of the theoretical training execution;

- Details of the practical training execution;

- Trainee workbooks and logbooks;

- Assessment and moderating stages and arrangements, etc.

It is anticipated that the time schedule and training methodologies of individual training offerings may vary depending on the progress made by Trainees and the identification of subsequent training needs based on continuous Trainee assessments. It is thus not expected of the Contractor to submit a complete set of method statements prior to commencement of the Training and Skills Development Programme, but method statements for individual training stages shall be submitted for the Engineer’s approval at least 10 (ten) calendar days prior to its commencement.

The Employer’s minimum requirements for the most critical components to be outlined in the Method Statements are elaborated on in the sections below.

A1005.02	Selection of Trainees

To complete a Traineeship successfully requires minimum literacy and numeracy competencies as defined by SAQA. Once the Designated Groups to participate in the project has been identified by the Stakeholder and Community engagement processes described in Part C3, Section D of the Scope of the Work, the Contractor’s Training Provider shall utilise the Skills Audit and conduct additional skills analysis to benchmark the literacy and numeracy levels of the potential Trainees. The Training Provider shall thus make provision for baseline assessments such as conducting Recognised Prior Learning enquiries and tests.

This information shall guide the Training Provider in finalising the Trainee selection methodology(ies) and process(ess), which shall be approved by the Employer and the Engineer and agreed by the PLC.

Trainees identified as having already acquired some tertiary training, particularly in the field of Civil Engineering, may be suitable for a specialised trainee programme or a higher NQF level programme. The Training and Skills Development Programme shall, therefore, make provision for Trainees with a variety of competency levels and shall make provision for different levels of training.

Note:

Where this section refers to the selection and training of Trainees, any person, employed by any national, provincial or local authority, being it full time or part time, is expressly excluded from being considered for this training.

A1005.03	Registration of Trainees

The first day of any level of training, be it a full Traineeship or a single Unit Standard, shall be allocated to registering, inducting and providing information to Trainees. The registration process shall, amongst others, include the following:

        - Capture Trainees’ personal details for populating the national database on Traineeship training.

        - Capture Trainees’ banking details for the electronic transfer of stipends and later payments for work undertaken.

  - All payments to Trainees shall be by electronic transfers or direct deposits into Trainees’ bank accounts.

  - The Contractor shall assist Trainees that do not have bank accounts, to open bank accounts.

- Formalise the parties’ commitment to the Training Programme by signing an agreement between the Contractor and the Trainee.

A1005.04	Induction of Trainees

Induction means explaining to Trainees the purpose of the Training Programme, what is expected of them during the theoretical (classroom) training, as well as during the practical (workplace) training. It includes agreeing codes of ethics, behaviour etc. The following items for inclusion in the induction are pointers and not the only aspects to be imparted:

a)	Stipend payments (amount per day, per full training day attended in classroom, and only if found competent).

b)	Working and training days and hours as a contractor would be working or not working.

- Number and duration of comfort and lunch breaks (lunch will be provided during classroom training only).

- Types of absenteeism and treatment thereof as a contractor would treat such absenteeism.

- Disciplinary code and grievance procedure (explained and a copy handed to each Trainee with a signed copy retained by Training Provider).

- Trainees found not competent after the first training offering shall be allowed one repeat training offering. Thereafter, Trainees that are still found not competent shall be disqualified from the Training Program.

- The Contractor’s insurances that are in place during the theoretical and practical training phases.

- UIF is not applicable to any stage or phase of the Training Programme.

- A detailed explanation of SAQA and CETA functions and responsibilities, as well as training processes and procedures.

- Roles and responsibilities of Trainees and the Contractor and his Training Provider, Practitioners, Assessors and Moderators.

- An explanation of Unit Standards and its division into fundamental, core and elective units.

- An explanation and breakdown of Unit Standard credits and how it builds toward an accredited qualification.

- The approximate ratio between theoretical and practical training and how it overlaps.

- An explanation of the Unit Standard exit outcomes.

A1006	THEORETICAL TRAINING

A1006.01	Number of Trainees per Contact Session

Experience has shown that the optimal number of Trainees per contact session is 12 (twelve) Trainees per Practitioner or Assessor.

Smaller Trainee numbers tend to be not feasible to the Contractor from an economical point of view, whereas larger groups of up to a maximum of 20 (twenty) Trainees can be accommodated if during the second learning session of the day, i.e. the afternoon learning application session, the Practitioner is assisted by an Assessor. For groups of more than 20 (twenty) Trainees per Unit Standard, the group shall be divided and taught in two separate groups.

For this project, a minimum number of … (Note to Compiler:  Consult indicative table below and insert no.) Trainee Targeted Enterprises between CIDB grades 1 to 4 shall benefit from the project and at least 2 (two) persons shall be trained from each Trainee Targeted Enterprise. The minimum number of Trainees to be trained in the respective categories are listed in Table A1006.01(a) below:

(Note to Compiler:  Indicative table to determine minimum number of TTEs to be trained. Delete table after number of TTEs has been established.)

| Estimated Value of Construction of the CD Component Works | Indicative Number of Trainee Targeted Enterprises to be trained |
| --- | --- |
| R 20 000 000 | 8 |
| R 30 000 000 | 11 |
| R 40 000 000 | 15 |
| R 50 000 000 | 19 |
| R 60 000 000 | 23 |
| R 70 000 000 | 24 |
| R 80 000 000 | 30 |
| R 90 000 000 | 34 |
| R 100 000 000 | 38 |

Table A1006.01(a):  Minimum Number of Trainees to be Trained

| Trainee Category | Level of Training | No of Persons |
| --- | --- | --- |
| Full Traineeships for Trainee Targeted Enterprises. | NQF level 3. | … (insert no.) (one person per Trainee Targeted Enterprise). |
| Full Traineeships for Trainee Targeted Enterprises | NQF level 4. | … (insert no.) (one person per Trainee Targeted Enterprise). |

A minimum number of Trainee Targeted Enterprises to be provided with NQF level 2 training is not stipulated, but provision has been made to provide NQF level 2 training on an ad hoc basis in Pricing Schedule D.

A minimum number of Trainee Targeted Enterprises to be provided with NQF level 5 training is not stipulated, but provision has been made to provide NQF level 5 training on an ad hoc basis in Pricing Schedule D.

A1006.02	Trainees’ Learning Aids, Training Material and Workplace Documentation

    - Stationery and Learning Aids

Trainees shall be issued with a stationary or learning aids pack, which shall be replenished as required during both the theoretical and practical training components, to participate actively in the training experience. For up to NQF 3 training, a basic pocket calculator shall be included in the stationary pack, while NQF 4 Trainees shall receive a basic scientific calculator.

In addition to the stationary pack, Trainees shall also be provided with other learning and workplace aids as required by the Unit Standard. Examples of such learning and workplace aids are scale rulers, GPS devices, computing equipment, etc.

    - Learning Material, Workbooks and Logbooks

Before the training of a Unit Standard commence, the following learning material needs to be available and/or issued to Trainees:

- Unit Standard learning material;

- Unit Standard Trainees’ Workbook;

- Unit Standard Trainees’ Logbook;

- Unit Standard Practitioner’s visual training aids and/or demonstration tools; and

- Unit Standard Assessor's guide.

The requirements for and/or utilisation of the listed learning material are discussed in detail in the relevant sections of the Scope of Work.

    - Contract and Specification Documents

During theoretical (classroom) training and practical (workplace) training, Trainees will be referred to contract documentation and quality specifications. Trainees enrolled in the NQF 4, full Traineeships shall be issued with one set of this documentation, which as a minimum, shall include the following:

- FIDIC Short Form of Contract (green book); and

- COTO Standard Specifications for;

A1006.03	Theoretical Training Programme

Theoretical (classroom) training shall be conducted according to the programme explained to Trainees during the induction. This programme shall be displayed on a notice board in the training room and shall be tracked weekly and updated if necessary.

The training programme shall be in a bar chart format (MS Projects or similar) taking cognisance of the construction industry’s typical non-working days. The basis of the programme shall be to conduct training in the classroom at an average of 3 (three) credits per workday.

A1006.04	Scheduling of Training Sessions

Each Unit Standard training has a theory content (lecturing) and a learning application element (examples and exercises). Experience has shown that Trainees perform best if the theory content is lectured during the morning contact session, while the practical element is conducted during the afternoon contact session.

During the afternoon practical sessions, the Trainee will display his competence in the Trainee’s Workbook by recording actions, methods, calculations, etc. for compiling his Portfolio of Evidence.

The Contractor is advised to complete the training of a Unit Standard uninterrupted. Training is proofed to be less effective if a part of the training is done and then interrupted to only continue a week or weeks later.

A1006.05	Trainees’ Portfolio of Evidence and Workbooks

Each Trainee must compile a Portfolio of Evidence. The Portfolio of Evidence serves as proof of the Trainees’ competence and will be assessed and moderated by an Assessor and/or Moderator. The Contractor shall keep record of the Portfolio of Evidence for a period of at least 5 (five) years after the training has been completed or partially completed.

The Trainees’ Workbook is a tool to record that the work has been done and that the Trainee is competent in doing the work. The Workbook forms an integral part of the Trainees’ Portfolio of Evidence. For each Unit Standard, Trainees will keep a Workbook for the theoretical (classroom) component and the practical (workplace) component.

Over and above the Trainees' Workbook, any other documentary proof relevant to the Unit Standard and assisting in illustrating the competence of the Trainee, must be filed in the Portfolio of Evidence.

A1006.06	Assessing Trainees’ Progress

The Assessor, whether permanently on the training project or not, shall assess Trainees’ competence in a Unit Standard within 3 (three) working days after completion of the Unit Standard’s training. The Assessor shall advise the Training Provider and the affected Trainees of the need for repeat training as soon as possible and the Training Provider shall schedule repeat training as soon as possible.

The Assessor shall maintain his portfolio of assessment of Trainees and keep it updated and available for Moderating.

No additional pay item has been provided for repeat training and it must be included in the Contractor’s tenderer training rates.

A1007	PRACTICAL TRAINING

Once a Trainee has been found competent for the theoretical component, he must be declared competent for the practical component before he can be declared competent for the Unit Standard.

Hence, Trainees will be expected to demonstrate their competence in a practical situation that integrates the assessment of all specific outcomes, for all Unit Standards in the Traineeship Programme.

Amongst others, the Contractor’s responsibilities include ensuring that Trainees keep a Logbook and update their Portfolio of Evidence continuously, training Trainees in the use of construction tools and practical construction techniques, ensure adequate plant, material and labour for the practical training experience and conduct assessments of the Trainees’ learning progress. Provision shall be made for repeat training when necessary.

A1007.01	Workplace Experience Requirements

Trainees shall spend at least 10 (ten) times the Unit Standard credit value in notional hours in a workplace environment, e.g. if a Unit Standard consists of 3 (three) credits, the Trainee shall spend 3 x 10 (30) notional hours in a workplace environment to qualify for an assessment of his competence in the Unit Standard.

A1007.02	Keeping a Logbook and Assessment

Trainees shall be issued with a Logbook and the necessary stationary to capture his workplace experience during the practical training. Trainees shall keep a diary of their workplace experience and file any proof of their experience in their Portfolio of Evidence.

During or on completion of the practical training, the Portfolio of Evidence shall be assessed by and assessor to rate the Trainee’s competency acquired in the workplace environment.

A1007.03	Training Test Sections

Trainees shall be trained in practical construction techniques by constructing Training Test Sections for each construction activity. The Construction Manager shall ensure that Trainees are knowledgeable and adequately trained in the detail of constructing the Training Test Sections.

The list below contains recommended good practice techniques that should be applied to every Training Test Section.

        - Trainees’ Responsibilities

Trainees shall:

- execute the work during the Training Test Section phase.

- rotate tasks to ensure that every Trainee gain experience in every activity.

- study and interpret the requirements, specification, drawings and instructions prior to attempting the Training Test Section.

- list pertinent points, i.e. tolerances and discuss their interpretation of the work with the Construction Manager.

        - Construction Manager’s Responsibilities

The Construction Manager shall:

- issue Trainees with personal protective equipment (PPE) prior to them commencing their practical training.

- timeously order or obtain plant, human resources and material for the Training Test Section.

- set a date and the place for constructing the Training Test Section and invite all Trainees and relevant personnel to attend.

- explain the lines of communication during the Training Test Section. Only the Construction Manager shall relay any instruction or proposal to amend the construction method during the Training Test Section.

- explain the purpose of the Training Test Section and the construction method to achieve the specified product in a cost-effective manner.

- explain the method statement to Trainees, taking care to ensure that they fully understand what is being explained to them. If necessary, the Construction Manager shall repeat the process to be undertaken and arrange for translation into the Trainees’ home language.

- demonstrate to Trainees, the actual practical process and repeat it as often as is necessary until the desired result is achieved.

A1007.04	Workplace Experience Outcomes

Outcomes from the Training Test Sections shall provide Trainees with the following experiences:

a)	Familiarity with the use of all tools and small plant;

b)	Exposure to the daily servicing needed of small plant;

c)	Understanding that tasks are achievable and reasonable;

d)	Understanding the importance of materials handling and batching techniques;

e)	Knowledge of the end-product specifications and how it is checked and recorded;

f)	The impact that a change in the method has on output, including failure to achieve a task.

g)	Obtaining and understanding of the requirements needed to tender for construction activities to be used during the construction period.

A1007.05	Integrated Summative Assessment and Moderation

The last and final phase of assessment for total competence per Unit Standard and/or the full Traineeship is the integrated summative assessment and the moderation and verification by CETA.

Integrated summative assessment means the combination of results of the theoretical assessment from the classroom training plus the practical assessment from the workplace training.

This NQF training is an outcome-based qualification which means that Trainees can perform as required by the Unit Standard and are, to all intents and purposes, prospective contractors.

A1008	CONTRACTOR’S RESPONSIBILITIES TOWARDS TRAINEES

In addition to the specifications for training above, the Contractor shall also undertake the duties described under this section relating to Trainees’ welfare during training.

A1008.01	Trainee Welfare

- Travel and Accommodation

During the training phases of the project, Trainees shall be responsible for their travel and accommodation arrangements to and from the training facility and the camp site at their own cost.

During the practical training phase of the project, the Contractor shall, however, provide transportation to and from the training facility or the camp site to the place where the practical training shall take place.

The cost to transport Trainees during the practical training phase shall be included in the Contractor’s rates for the relevant elements of the Works to be constructed during the practical training phase as if the Trainees are his own employees.

In choosing the training facility and camp site’s location, the Contractor shall take cognisance of Trainees’ travel and accommodation challenges.

- Sustenance

Trainees shall receive the following sustenance during the theoretical training phase of the project:

- A choice of tea, coffee or fruit juice and a nutritious snack during the morning comfort break.

- A choice of tea, coffee or fruit juice and a nutritious lunch pack during the lunch break.

- A choice of tea, coffee or fruit juice only during the afternoon comfort break.

- Potable or bottled water shall always be at Trainees’ disposal.

All sustenance shall be procured from local Targeted Enterprise Suppliers and Service Providers.

A1008.02	Trainee Stipends

The Contractor shall pay Trainees the legislated daily stipend in accordance with the Basic Conditions of Employment Act (Act No. 75 of 1997), as amended and as per its most recent learnership allowances table. Payment of stipends shall be applicable:

- during both the theoretical (classroom) and practical (workplace) training phases;

- only if the Trainee was present for the full duration of the training on the day; and

- only if the Trainee was found competent on completion of the Unit Standard.

Stipends shall be payable monthly and into the Trainees’ bank accounts.

It shall be clearly explained to Trainees that when Training Test Sections are carried out, they will continue to be paid a stipend, because even though permanent work may be the result, it is the practical component of the Unit Standard and it is a training experience.

Just as for the theoretical training component, Trainees will only be paid the stipend if they can demonstrate that they are competent in the practical execution of the Unit Standard.

A1009	CONSTRUCTION SIMULATION

Amongst others, the Contractor’s responsibilities include mentoring, coaching and guidance of Trainees, providing each Trainee Targeted Enterprise with a Bill of Quantities for their respective work packages and assist Trainees to price the Bill of Quantities, assist the Trainee Targeted Enterprises to establish and train their construction teams, to schedule and execute the work, to procure material, plant and labour, and to measure the work and compile payment certificates.

A1009.01	Purpose and Outcomes of the Construction Simulation Phase

The purpose of the Construction Simulation phase is for the Trainee Targeted Enterprises to conduct actual construction work in a controlled setting, which simulates a real contracting environment. The following outcomes are expected:

- Establish a degree of independence to perform as an emerging contractor.

- Develop the capabilities of tendering for and completing specified construction work.

- Develop confidence with weekly and monthly planning.

- Develop confidence with the setting of group and individual tasks.

- Develop confidence with usage of construction material.

- Develop confidence in the operation and maintenance of plant.

- Improve capability to measure the tasks and work completed.

- Improve capability to incorporation measured work into a payment certificate.

- Improve capability to calculate daily work costing and profitability.

- Develop an understanding of the discipline required for maximum productivity.

- Develop confidence in reporting of progress in typical construction formats.

Continuing mentorship, coaching and guidance during this project phase is critical to embed the prior learning received and to develop Trainee Targeted Enterprises beyond the learning experience.

A1009.02	Execution of the Construction Simulation Phase

- Responsibilities of the Trainee Targeted Enterprises

The Trainee Target Enterprise Owner or his Supervisor shall:

  - price a bill of quantities for a section of construction work and/or tasks as if he is tendering competitively for the work;

  - establish a construction team based on his experience from the Training Test Sections on what is practical achievable and profitable.

  - train his construction team, consisting of Target Labour, to perform the construction tasks to the required standards.

  - Supervise his construction team and take responsibility for the quality and standard of the work that they produce.

- Responsibilities of the Construction Manager

Prior to, and during the commencement of the Construction Simulation, the Construction Manager shall:

    - discuss the priced bills of quantities with the Trainee Targeted Enterprises in a classroom setting and agree on the rates to be paid for work done during this phase. All Trainee Targeted Enterprises shall be paid the same rates for the same pay items.

    - assist Trainee Targeted Enterprises to schedule work activities for the sections of work assigned to them and agree on the construction methods to apply.

    - plan with each Trainee Targeted Enterprise what plant, material and labour he would require for constructing the work in accordance to the agreed construction methods.

    - plan with each Trainee Targeted Enterprise how and from where to arrange and procure his plant, material and labour.

To ensure that Trainee Targeted Enterprises receive the maximum benefit skills development experience during the Construction Simulation phase, the Construction Manager shall provide extensive administration and financial management support. Every workday shall commence with a site meeting to discuss, amongst others, the following:

- Progress made the previous workday;

- Productivity outputs obtained during the previous workday.

- How productivity outputs impact on cost and profitability.

- Planning of resources and construction for the day ahead.

- The most feasible construction method for the work planned for the day.

- Payment for Work Completed

During the Construction Simulation phase, the Trainee Targeted Enterprises are expected to operate as if they are proper contractors.

Stipends will no longer be paid, and Trainee Targeted Enterprises shall be paid for the work according to tasks or quantities completed and as per the agreed rates.

With the assistance of the Construction Manager and Construction Mentors, Trainee Targeted Enterprises shall compile a Simulation Payment Certificate as if he sourced and paid plant, material and labour himself.

However, the Contractor shall procure plant, material and labour on behalf of the Trainee Targeted Enterprises and shall pay Suppliers, Service Providers and Labour directly. The Construction Manager shall pay the balance of the Simulation Payment Certificate into the bank accounts of the Trainee Targeted Enterprises on receipt of their invoices.

A1010	CONSTRUCTION MANAGEMENT AND CONSTRUCTION OF THE WORKS

Amongst others, the Contractor’s responsibilities include Trainee Target Enterprises’ competency review, Construction mentoring, coaching and guidance, assistance to Trainee Targeted Enterprises on any aspect of the planning and administration of the Works, ensuring that Trainee Targeted Enterprises comply with all relevant statutory requirements monthly and overall management of the construction of the Works.

A1010.01	Subcontracting Work to Trainee Targeted Enterprises

Once the Construction Simulation phase has been completed, Trainee Targeted Enterprises shall have the opportunity to tender for construction work packages and enter into formal subcontract agreements with the Construction Manager as detailed in Part C, Section D of the Scope of the Work.

The Trainee Targeted Enterprises shall, however, remain Trainees in the sense that they still must complete the notional hours required by the NQF level 3, 4 and 5 Unit Standards to be found competent in these Unit Standards. Thus, although the principles of subcontracting to Targeted Enterprises, as detailed in Part C, Section D of the Scope of Work, shall apply, every Trainee Targeted Enterprise shall be awarded at least 1 (one) subcontract package to ensure that they receive the practical exposure to complete a Full Traineeship.

    - Trainee Target Enterprises’ Competency Review

During the Construction Simulation period, Trainee Targeted Enterprises demonstrated their competency to operate as contractors and taking responsibility for all aspects of planning, procuring and managing plant, material and labour.

In awarding subcontract packages to Trainee Targeted Enterprises, the Construction Manager shall review Trainees’ ability to combine all learning experiences into that of a competent contractor. Following this review, the Construction Manager, in consultation with the Engineer, shall award construction packages to Trainee Targeted Enterprises to ensure that they receive the full benefit of the practical training experience.

    - Form of Subcontract Agreement

The subcontract shall be the FIDIC Short Form of Contract (green book) as prescribed in Part C, Section D of the Scope of Work.

The Works shall be constructed in accordance with the COTO Standard Specifications.

    - Payment for Work Completed

Trainee Targeted Enterprises shall be paid for tasks or quantities completed at the agreed rates and in terms of the subcontract agreement.

The Contractor shall no longer procure plant, material or labour on behalf of the Trainee Targeted Enterprises and shall not pay Suppliers, Service Providers or Labour directly and on behalf of the Trainee Targeted Enterprises.

Trainee Targeted Enterprises shall compile their Payment Certificates, which shall include for plant, material and labour and which shall, after checking and agreeing the quantities between the parties, be paid by the Contractor on receipt of the Trainee Targeted Enterprises’ invoices.

If the Contractor did procure any plant, material or labour on behalf of a Trainee Targeted Enterprise, the cost of such procurement shall not be offset against the Payment Certificate. The Contractor shall pay the full value of the Payment Certificate and then issue the Trainee Targeted Enterprise with an invoice for the Contractor’s cost incurred.

A1010.02	Construction Mentoring

During the construction of the Works the Contractor shall continue his training duties, but in a mentoring capacity. Amongst others, the Construction Manager shall continue with the following activities:

- Coach, guide and mentor Trainee Targeted Enterprises continuously;

- Supervise construction activities and be responsible for the standard and quality of the Works constructed.

- Ensure that Trainee Targeted Enterprises are registered and comply with all relevant statutory requirements, e.g.

- South African Revenue Service

- National Treasury’s Central Supplier Database

- Compensation for Occupational Injuries and Deceases Act

- Rates for wages and conditions of labour agreed by the Bargaining Council for the Civil Engineering Industry.

- Construction Industry Development Board

- Occupational Health and Safety Regulations

- Environmental Management Regulations

- If requested or required, assist Trainee Targeted Enterprises to schedule work activities and decide on construction methods to apply.

- If requested or required, assist Trainee Targeted Enterprises to plan and procure their plant, material and labour.

- Assist Trainee Targeted Enterprises to determine production rates required and obtained to optimise profitability.

- Assist Trainee Targeted Enterprises to measure the works and quantify it in a payment certificate for invoicing.

- Any other support to Trainee Targeted Enterprises to enhance the success of their business.

The Construction Manager shall conduct bi-weekly technical meetings with the Trainee Targeted Enterprises to introduce them to the industry norm of monthly cost and management meetings at which allowable versus cost issues are thoroughly explored.

A1010.03	Construction Management

The Construction Manager shall be responsible for day to day management of Trainee Targeted Enterprises and construction of the Works in a manner that is expected from a competent Contractor. He shall keep a daily site diary, receive and execute instructions from the Engineer and give and monitor instructions to the Trainee Targeted Enterprises.

Regular audits, but not less than quarterly, shall be conducted by the Employer to ensure compliance with financial and progress accounting, as well as compliance with Occupational Health and Safety and Environmental Management legislation.