BID SPECIFICATION

# ANNEXURE 1

| RFA Ref. No: | RFA 928 |
| --- | --- |
| DESCRIPTION | Request For A Panel Of Suppliers To Migrate SITA Clients’ Applications, Databases And Servers To The Government Private Cloud Eco-System (GPCE) For A Period Not Exceeding 36 Months. |
| Vendor Briefing Session | Non-Compulsory Vendor Briefing Session will be held as follows: Date: 19 August 2021 Time: 12:00 – 13:00 (South African Time) Place: Teams Click here to join the meeting |
| Closing Date for questions / queries | 26 August 2021 |
| RFB Closing Details | Date: 01 September 2021 Time: 11:00 (South African Time) Place: Gcommerce system |
| Public Opening of RFB Responses | N/A |
| RFB Validity Period | 120 Days from the Closing Date |

Notes to the bidders:

- Bidders should submit their bid responses strictly through gCommerce (best experienced through google Chrome) using the following link:  https://ww1.gcommerce.gov.za/iss/login.aspx

- You must ensure that you are registered on the CSD and that all your company details have been updated on the CSD.

- To obtain log in details please call 012 482 2373 or alternatively send an email to (warren.sithole@sita.co.za or menzis@intenda.za.com) with the company MAAA number.

- If you encounter any system related challenges please call 012 482 2373. The help desk only operates from Monday to Friday between 08h00 am to 16h00 pm (closed on Public Holidays)

- gCommerce training will be conducted on Microsoft Teams every Wednesday 9h00-11h00 (except public holidays) Click here to join the meeting

- Should you need additional training, please send an email to warrens@intenda.za.com

- Please allocate sufficient time to complete your submission as queries may take up to 3 business days to resolve.

- Please enter 0 on price per unit (all applicable taxes included). Tick item free indicator as this is RFA. No pricing is required.

- Ensure that you print your submission report and click on “SUBMIT REQUEST” on step 7 before the closing date and time. Bid will not be considered if not submitted before closing time.

- Please note that there is a possibility of unexpected downtime and this can be unique to a specific bidder. Please call the helpdesk to be assisted with such issues.

Hand delivered or emailed documents will not be accepted.

# Contents

Annex A: INTRODUCTION	3

1.	PURPOSE AND BACKGROUND	3

1.1	Purpose	3

1.2	BACKGROUND	3

2.	SCOPE OF BID	3

2.1	SCOPE OF WORK	3

2.2	Delivery Address	5

2.3	GOVERNMENT PRIVATE CLOUD ECO-SYSTEM (GPCE)	5

3.	TECHNICAL REQUIREMENT OVERVIEW	7

3.1	SERVICE REQUIREMENT	7

4.	BID EVALUATION STAGES	8

ANNEX A.1 ADMINISTRATIVE PRE-QUALIFICATION REQUIREMENTS	8

5.	ADMINISTRATIVE PRE-QUALIFICATION REQUIREMENTS	8

5.1	ADMINISTRATIVE PRE-QUALIFICATION VERIFICATION	8

5.2	ADMINISTRATIVE PRE-QUALIFICATION REQUIREMENTS	9

ANNEX A.2 TECHNICAL MANDATORY, FUNCTIONALITY REQUIREMENTS	10

6.	TECHNICAL MANDATORY REQUIREMENT	10

6.1	INSTRUCTION AND EVALUATION CRITERIA	10

6.2	TECHNICAL MANDATORY REQUIREMENTS	10

6.3	DECLARATION OF COMPLIANCE	11

7.	TECHNICAL FUNCTIONALITY	11

7.1	INSTRUCTION AND EVALUATION CRITERIA	11

7.2	TECHNICAL FUNCTIONALITY REQUIREMENTS	13

ANNEX A.3 SPECIAL CONDITIONS OF CONTRACT (SCC)	19

8.	SPECIAL CONDITIONS OF CONTRACT	19

8.1	INSTRUCTION	19

8.2	SPECIAL CONDITIONS OF CONTRACT	19

8.3	DECLARATION OF ACCEPTANCE	23

ANNEX A.3 TERMS AND DEFINITIONS	24

9.	TERMS AND DEFINITIONS	24

9.1	ABBREVIATIONS	24

9.2	DEFINITIONS	24

ANNEX B BIDDER SUBSTANTIATING EVIDENCE	26

10.	MANDATORY REQUIREMENT EVIDENCE	26

10.1	BIDDER CERTIFICATION REQUIREMENT	26

Attach a copy of a valid OEM/OSM certificate to provide Cloud Migration Services.	26

10.2	BIDDER EXPERIENCE AND CAPABILITY REQUIREMENTS	26

10.3	TECHNICAL MANDATORY FUNCTIONAL REQUIREMENTS	27

ANNEX C ADDENDUM 1	27

INTRODUCTION

# PURPOSE AND BACKGROUND

## Purpose

The purpose of this request is to invite Suppliers (hereinafter referred to as “bidders”) to submit bids for inclusion to a panel of suppliers to migrate SITA clients’ applications, databases and servers to the government private cloud eco-system (GPCE) for a period not exceeding 36 months.

## BACKGROUND

SITA’s mandate is to improve Government’s service delivery to the public through the provision of Information Technology, Information Systems and related services in a secure environment and to promote efficiencies through the use of Information Technology. This includes providing efficient and value-added Information, Communication and Technology (ICT) services to the Public sector in a secure, cost effective and integrated manner, contributing to service delivery and citizen convenience. This further includes a mandate and imperative to ensure the elimination of unnecessary duplication and ensure standardisation of the ICT landscape within government.

Many of SITA’s clients are now hosting their applications on the cloud. This has necessitated the establishment of the Government Private Cloud Eco-System (GPCE); which will ultimately enable SITA to offer a managed cloud hosting service to its customers. However, SITA is in the process of establishing the capability to successfully migrate and/or on-board such clients onto the various cloud variants within the GPCE. SITA intends to appoint a panel of bidders to migrate/on-board such clients, either from other public cloud infrastructures or on-premise traditional or cloud infrastructures, onto the GPCE.

It is against this background that this RFA is inviting bids from interested industry players that have the relevant expertise and experience to do their own due diligence in terms of the requirements to successfully migrate/on-board SITA’s clients onto the GPCE, and then successfully execute the migration to the GPCE.

# SCOPE OF BID

- Below are the requirements necessary to successfully perform the migration of SITA clients’ applications, servers and databases, from both on-premise and public cloud infrastructures (as defined in the SOW), onto the SITA GPCE. The SOW indicated below is intended as a guideline and should be used as such. It remains the responsibility of respective bidders to identify the steps and resources that will be required to successfully migrate applications, servers and databases onto any of the cloud variants within the GPCE.

## SCOPE OF WORK

- The following shall be detailed and fully explained in the proposal response. Prospective bidders shall include pertinent information that may be relevant but not specifically listed in this SOW.

- The SOW requires the bidders to provide a proposal for:

- Rehosting and/or re-platforming - Perform cloud migration analysis to assess SITA clients’ infrastructures, applications, servers and databases to determine best fit services and tools to migrate such clients from existing on-premise or any other public cloud infrastructures onto the the GPCE;

- Developing an optimal cloud migration strategy that will address SITA clients’ business needs;

- Successfully executing the agreed-upon cloud migration strategy by providing and applying the required automated cloud management and migration tools to support the smooth transition of SITA clients;

- Drafting of a cloud migration plan to identify infrastructure dependencies, prioritise applications and workflows to migrate that will limit the impact on SITA client’s ability to maintain operational functioning, and identify required mitigations to reduce risks, time and cost to both SITA and its clients;

- Ensuring that the migration plan covers the full scope of all applications, servers and databases to be migrated, and highlighting dependencies which must be addressed, such as:

- incompatibilities and licensing constraints;

- service and application dependencies;

- integration points between applications;

- security architectures;

- connection and networking settings;

- access management; and

- data transfer method and speed.

- Optimising the applications to be hosted on the GPCE, when required, but keeping in mind that only IaaS capability is initially required;

- Conducting performance testing to ensure the GPCE platform can handle the application and user loads in terms of speed, scalability and stability according to SITA clients’ expectations. This includes:

- Load testing;

- Stress testing; and

- Volume testing.

- Provide training to SITA IT administrators on how to use proposed cloud migration tools, where required;

- Establishing formal load balancer policies and preparing disaster recovery (DR) options when required;

- Proposing a suitable deployment and data transfer model, based on individual SITA clients’ business needs, limiting the operational impact on the client’s business;

- Identifying and capturing various configuration settings and parameters that may influence application run time and behaviour to save and maintain per individual SITA client; and

- Develop a knowledge and skills transfer plan that will be evaluated by SITA, in order to ensure the SITA technical team is empowered to perform cloud migration initiatives in future.

SITA is aware that there are a vast number of ICT configurations in use by different SITA clients that may need to be migrated and need to be catered for by the panel of suppliers. Therefore, prospective bidders should, in their proposals, describe in detail their approach, automated cloud management and migration toolsets they propose to employ, as well as the application, server and database platforms, i.e. Oracle, Microsoft, IBM, Citrix etc. and operating systems i.e. Windows, Linux etc. that these cloud management and migration toolsets are able to support for the purpose of migrating applications, servers and databases to the GPCE.

- The scope of work excludes the following:

  - Infrastructure migration tasks relating to hardware, VMs, Networking, Storage and Technical Infrastructure Configuration on the GPCE. SITA is responsible for all activities on the GPCE infrastructure;

  - Application changes, other than for the purpose of optimising for cloud hosting;

  - Resolving vulnerabilities;

  - Active Directory;

  - Back-up of SITA clients’ data before migration;

  - Termination of services from other suppliers to SITA clients; and

  - Additional hardware and/or end-user equipment.

## Delivery Address

- The goods or services must be supplied or provided at the following physical address(es);

| No | Physical Address | GPS Coordinates (optional) |
| --- | --- | --- |
| 1 | SITA Centurion, John Vorster Drive, Centurion, Pretoria |  |
| 2 | SITA Erasmuskloof, 459 Tsitsa Street, Erasmuskloof, Pretoria |  |

- Multiple visits to SITA client sites and/or client service providers may be required to liaise with stakeholders and assess on-premise infrastructures.

## GOVERNMENT PRIVATE CLOUD ECO-SYSTEM (GPCE)

The state of the State Information Technology Agency (SITA) datacentre facilities provided SITA with the ideal opportunity to re-engineer the entire environment into a modern state-of-the-art facility that includes the introduction of cloud principles as articulated in the SITA Cloud Strategy.  The GPCE comprises of the following cloud variants:

- A Private On-Premise Government Cloud (GPC) which has been established within the SITA data centres and will be mainly used for the deployment of sensitive workloads;

- Multiple Private On-Premise Original Equipment Manufacturer (OEM) Clouds which has been/will be established within the SITA data centres for the deployment of workloads in OEM Clouds such as Oracle;

- Multiple Private Off-Premise Hosted Cloud(s) in partnership with Industry for the hosting of various other cloud workloads – a panel of Cloud Service Providers (CSPs) was established to facilitate this; and

- Multiple Hybrid Off-Premise OEM Clouds to cater for the inclusion of OEM clouds such as Microsoft, AWS and Google into the GPCE for workloads such as Microsoft Office 365.

To date SITA launched, and has in production, the following Cloud Variants in the GPCE for the provisioning of Infrastructure-as-a-Service (IaaS):

- The Private Off-Premise Hosted Cloud;

- The Private On-Premise OEM Cloud for Oracle, including a second site to facilitate High Availability in the event of site failure;

- The Private On-Premise CFI, or GPC; and

- The Private Off-Premise Hosted Cloud at Dimension Data.

In addition to the provisioning of IaaS, the GPCE will also be used for the provisioning of Platform-as-a-Service (PaaS) and Software-as-a-Service (SaaS) for both Cloud and Digital Services.

The figure below depicts the GPCE as a catalyst for the provisioning of Digital Transformation (DT).

Figure 1: -Government Private Cloud Ecosystem (GPCE)

The roll-out of the GPCE may significantly influence the uptake of the Government Departments and its entities. The GPCE represents the first large public-sector cloud project in the continent and will provide a number of benefits including cost savings, improved agility, standardization and consolidation, a greener ICT environment, and reduced commercial risk, and reuse of standardized and shared environments. The successful implementation of the current cloud variants provides practical evidence of the feasibility of using cloud computing to support key business applications.

The target service basket of the GPCE is as follows:

Figure 2: - Target Service Basket of the GPCE

TECHNICAL REQUIREMENT OVERVIEW

## SERVICE REQUIREMENT

- Narrative description of the proposed service:

- SITA requires the services of accredited industry leaders in the provisioning of cloud migration services to perform the migration of SITA clients’ applications, servers and databases, from both on-premise and public cloud infrastructures (as defined in the SOW), onto the SITA GPCE.

A service provider may only be considered for rendering of these services once duly accepted and approved in terms of the conditions set out in this bid specification document based on the submitted proposal to deliver such services to SITA. Acceptable service providers will be included in a panel of available service providers per region

- Bidders are required to provide a narrative description of their proposed approach, cloud management and migration toolsets for on-boarding SITA clients and migrating their applications, servers and databases onto the SITA GPCE and to indicate how such cloud management and migration toolsets will deliver on the service requirements set out in the SOW. The bidder should indicate in the narrative how the deliverables in the SOW will be produced and references to examples should be provided.

- Bidders should also specify which service components can be rendered as an independent service to Government entities – allowing SITA to build a catalogue of resalable services in this regard.

- Deliverables

The bidders should provide a proposal for the deliverables as stated in the table below.

Table 1 - Key Deliverables

| Serial No. | Key Deliverables |
| --- | --- |
|  | The supply of a cloud migration analysis report per client; |
|  | The supply of an optimal cloud migration strategy document per client, catering for all requirements; |
|  | A catalogue of cloud migration tools at the bidders’ disposal |
|  | A cloud migration plan per client, catering for all the requirements of the SoW; |
|  | Client application configuration settings |
|  | The conducting of performance testing; |
|  | Knowledge/skills transfer plan; |
|  | Successfully completed migration. |

# BID EVALUATION STAGES

- The bid evaluation process consists of several stages that are applicable according to the nature of the bid as defined in the table below.

- The bidder must qualify for each stage to be eligible to proceed to the next stage of the evaluation.

| Stage | Description | Applicable for this bid |
| --- | --- | --- |
| Stage 1 | Administrative pre-qualification verification | YES |
| Stage 2A | Technical Mandatory requirement evaluation | YES |
| Stage 2B | Technical Functionality requirement evaluation | YES |
| Stage 3 | Special Conditions of Contract verification | YES |

- ANNEX A.1 ADMINISTRATIVE PRE-QUALIFICATION REQUIREMENTS

# ADMINISTRATIVE PRE-QUALIFICATION REQUIREMENTS

## ADMINISTRATIVE PRE-QUALIFICATION VERIFICATION

- The bidder must comply with ALL of the bid pre-qualification requirements in order for the bid to be accepted for evaluation.

- If the Bidder failed to comply with any of the administrative pre-qualification requirements, or if SITA is unable to verify whether the pre-qualification requirements are met, then SITA reserves the right to:

  - Reject the bid and not evaluate it, or

  - Accept the bid for evaluation, on condition that the Bidder must submit within 7 (seven) days any supplementary information to achieve full compliance, provided that the supplementary information is administrative and not substantive in nature.

## ADMINISTRATIVE PRE-QUALIFICATION REQUIREMENTS

- Submission of bid response: The bidder has submitted a bid response documentation pack –

  - that was completed and uploaded on the GCommerce system within the stipulated date and time as specified in the “Invitation to Bid” cover page.

- Attendance at non-compulsory briefing session: A non-compulsory briefing session will be conducted.

- Registered Supplier. The bidder is, in terms of National Treasury Instruction Note 3 of 2016/17, registered as a Supplier on National Treasury Central Supplier Database (CSD).

- ANNEX A.2 TECHNICAL MANDATORY, FUNCTIONALITY REQUIREMENTS

# TECHNICAL MANDATORY REQUIREMENT

## INSTRUCTION AND EVALUATION CRITERIA

- The bidder must comply with ALL the mandatory requirements by providing substantiating evidence in the form of documentation or information, failing which it will be regarded as “NOT COMPLY”.

- The bidder must provide a unique reference number (e.g. binder/folio, chapter, section, page) to accurately locate substantiating evidence in the bid response. During evaluation, SITA reserves the right to treat substantiation evidence that cannot be easily located in the bid response as “NOT COMPLY”.

- The bidder must complete the declaration of compliance as per section 6.3 below by marking with an “X” either “COMPLY”, or “NOT COMPLY” with ALL of the technical mandatory requirements, failing which it will be regarded as “NOT COMPLY”.

- The bidder must comply with ALL the TECHNICAL MANDATORY REQUIREMENTS in order for the bid to proceed to the next stage of the evaluation.

- No URL references or links will be accepted as evidence.

## TECHNICAL MANDATORY REQUIREMENTS

| TECHNICAL MANDATORY REQUIREMENTS | Substantiating evidence of compliance (Used to evaluate the bid) | Evidence reference (to be completed by bidder) |
| --- | --- | --- |
| - BIDDER CERTIFICATION REQUIREMENTS - The bidder must be an accredited OEM/OSM Partner to provide Cloud Migration Services for each of the platforms and migration tools they are bidding for. - . | - Attach to ANNEX B copies of valid OEM/OSM certificates to provide Cloud Migration Services. NOTE: SITA reserves the right to verify the information provided. | Provide a unique reference to locate substantiating evidence in the bid response – see Annex B 10.1 |
| - PRODUCT / SERVICE FUNCTIONAL REQUIREMENT - The bidder must confirm compliance to the functional Product / Service Functional requirements for the Cloud Migration Services. | The bidder must confirm that they comply with the Product / Service Functional Requirements by completing Annex C: Addendum 1. NB: SITA reserves the right to verify information provided | Provide a unique reference to locate substantiating evidence in the bid response – see Annex B 10.3 and Annex C Addendum 1. |

## DECLARATION OF COMPLIANCE

|  | Comply | Not Comply |
| --- | --- | --- |
| The bidder declares by indicating with an “X” in either the “COMPLY” or “NOT COMPLY” column that – - The bid complies with each and every TECHNICAL MANDATORY REQUIREMENT as specified in SECTION 6.2 above; AND - Each and every requirement specification is substantiated by evidence as proof of compliance. |  |  |

# TECHNICAL FUNCTIONALITY

## INSTRUCTION AND EVALUATION CRITERIA

- The bidder must complete in full to all of the Technical Functionality requirements.

- The bidder must provide a unique reference number (e.g. binder/folio, chapter, section, page) to locate substantiating evidence in the bid response. During evaluation, SITA reserves the right to treat substantiation evidence that cannot be located in the bid response as “NOT COMPLY”.

- Evaluation per requirement. The evaluation (scoring) of bidders’ responses to the requirements will be determined by the completeness, relevance and accuracy of substantiating evidence. Each Technical Functionality requirement will be evaluated using the following generic 3-point scale:

| Evaluation criteria | Score |
| --- | --- |
| Irrelevant (does not meet any requirement or no substantiation) | 0 |
| Poor (below minimum requirements) | 1 |
| Good (meets minimum requirements) | 2 |
| Excellent (Exceeds minimum requirements) | 3 |

- Weighting of individual non-mandatory requirements:

| No. | Technical Functionality requirements | Weighting |
| --- | --- | --- |
| 7.2(1) | Cloud migration experience | 12.5% |
| 7.2(2) | Consultation and analysis services | 12.5% |
| 7.2(3) | Cloud migration strategy | 12.5 |
| 7.2(4) | Cloud migration planning | 12.5% |
| 7.2(5) | Cloud optimisation | 12.5 |
| 7.2(6) | Disaster recovery | 12.5% |
| 7.2(7) | Deployment | 12.5 |
| 7.2(8) | Knowledge and skills transfer | 12.5 |
| TOTAL |  | 100 % |

- Calculation of points achieved: The score attained in respect or every non-mandatory requirement, according to the evaluation criteria as defined in Nr (3) above, will be multiplied by the weighting as defined in Nr (4) above in respect of that specific requirement. The product of the weighting, multiplied by the allocated score, will be the percentage score achieved in respect of each non-mandatory requirement. The percentage attained in respect of all individual non-mandatory requirements will be added together to indicate the overall percentage scored in terms of the non-mandatory requirements.

- Minimum threshold. To be eligible to proceed to the next stage of the evaluation, the bid must achieve a minimum threshold score of 2  for each of the non-mandatory requirements.

## TECHNICAL FUNCTIONALITY REQUIREMENTS

| No. | NON-MANDATORY REQUIREMENTS | Substantiating evidence and reference to be used for evaluation (to be completed by bidder) | - Weight |
| --- | --- | --- | --- |
| 1. | CLOUD MIGRATION EXPERIENCE As part of the cloud migration experience requirement the Bidder must: Provide a list (table format) of all client on-boarding or migrations performed during the past 5 years. | Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6 Provide a list of references or an affidavit of all the customers to whom projects for the successful migration from either cloud to cloud, or on-premise to cloud were delivered during the past 5 years. The list/affidavit must indicate the following: - The customer company name and physical address; - Customer contact person’s name, telephone number and email address; - Service scope of work; - Product or technology scope; and - Service commencement and termination date. NB: SITA reserves the right to verify information provided. Evaluation: 0 = Irrelevant Experience or no substantiation 1 = Provision of cloud migration services to more than 1 but less than 3 customers in the past 5 years 2 = Provision of cloud migration services to more than 3 but less than 5 customers in the past 5 years 3 = Provision cloud migration services to more than 5 customers in the past 5 years | 12.5% |
| 2. | CONSULTATION AND ANALYSIS SERVICES - As part of the consultation and analysis requirement the Bidder must: - Provide an example of a cloud migration analysis report using specialised cloud migration discovery tool(s); Provide information on the specific discovery tool(s) utilised and the expected outcomes. | Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6 - Provide details of the cloud migration discovery tool utilised and the reason for utilising this specific tool; - Provide a cloud migration analysis report as evidence of the successful use of the proposed discovery tool(s); - Provide a list of information typically contained in a cloud migration analysis report. The cloud migration discovery toolsets used should be clearly referenced and the background or scenario described in detail either as part of the report, or as a separate submission. Evaluation: 0 = Irrelevant documentation or no substantiation 1 = Documentation does not meet the requirements set out in (2)a) – c) 2 = Documentation meets the requirements set out in (2)a – c 3 = Documentation exceeds the requirements set out in (2)a – c | 12.5% |
| 3. | CLOUD MIGRATION STRATEGY - As part of the migration strategy requirement the Bidder must: Provide a migration strategy that proposes on-boarding or migrating a client’s applications, servers and databases to own or any other supplier’s infrastructure, the typical phases and deliverables expected in a migration strategy. | Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6. - Provide a sample of a previously prepared cloud migration strategy document for any of the clients as provided in (1) above including the elements expected in a migration strategy. Any additional motivation or supporting documentation to show your capability and competence may be included as part of your submission. Evaluation: 0 = Irrelevant documentation or no substantiation 1 = Documentation does not meet the requirements set out in (3)a – b) 2 = Documentation meets the requirements set out in (3)a – b) 3 = Documentation exceeds the requirements set out in (3)a – b) | 12.5% |
| 4. | CLOUD MIGRATION PLANNING - As part of the cloud migration planning requirement the Bidder must: - Provide a cloud migration project plan highlighting risks and dependencies in terms of the initial migration analysis. The plan must show the typical phases, milestones, deliverables and expected timelines (per VM or otherwise indicated) expected in a cloud migration project plan. | - Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6 - Provide an example of a cloud migration plan previously compiled for any of the clients as provided in (1) above. - Also provide evidence of how issues such as dependencies, incompatibilities, security architectures, connectivity, networking settings and data transfer speeds were identified and addressed in the planning phase. Evaluation: 0 = Irrelevant documentation or no substantiation 1 = Documentation does not meet the requirements set out in (4)a) – b) - 2 = Documentation meets the requirements set out in (4)a – b) - 3 = Documentation exceeds the requirements set out in (4)a – b) | 12.5% |
| 5. | CLOUD OPTIMISATION - As part of the cloud optimisation requirement the Bidder must: - Prove the ability to optimise the performance of the application during / after migration using appropriate optimisation tools, - Indicate the activities performed as part of the optimisation; - Describe / quantify the results from the optimisation. | Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6 - Indicate the optimisation tools utilised during a cloud migration project; - Provide evidence of any optimisation activities performed on any client legacy or single-instance applications or software to enable or facilitate cloud hosting of such applications, as part of a cloud migration; - Detail the effectiveness of the optimisation activities by providing the results. Evaluation: 0 = Irrelevant documentation or no substantiation 1 = Documentation does not meet the requirements set out in (5)a– c) 2 = Documentation meets the requirements set out in (5) a- c) 3 = Documentation exceeds the requirements set out in (5) a- c) | 12.5% |
| 6. | DISASTER RECOVERY - As part of the disaster recovery requirement the Bidder must: Ensure that an optional disaster recovery plan and service is available when requested by the customer. | Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6 - Provide an example of a DR proposal or plan compiled to any previous clients including load balancing strategies or policies, as part of a cloud migration. - Detail the considerations taken into account when drafting a disaster recovery plan. Evaluation: 0 = Irrelevant documentation or no substantiation 1 = Documentation does not meet the requirements set out in (6)a– b) 3 = Documentation meets the requirements set out in (6)a – b) 3 = Documentation exceeds the requirements set out in (6)a – b) | 12.5% |
| 7. | DEPLOYMENT As part of the deployment requirement the Bidder must: - Define the preferred data migration requirements, approach and strategy; - Extract application and transactional data from a source system; - Reapply Indices; - Complete data mapping (source to target); - Develop data format templates and establish the form that data should take; - Design and develop automated migration scripts; - Load data onto the target system; - Perform manual data migrations (if necessary); - Test and validate migrated data; and - Reconcile data. | Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6 - Provide evidence of experience in applying either centralised or decentralised deployment models. - Provide evidence of how application and transactional data was transferred from the previous to the current infrastructure. - Provide an example of a Test Plan Document previously compiled for any of the clients as provided in (1) above. - Provide an example of a Testing Results Document previously compiled for any of the clients as provided in (1) above. - Indicate strategies, steps and considerations utilised to ensure the impact on business operations were minimised during migration (real-time migration). Evaluation: 0 = Irrelevant documentation or no substantiation 1 = Documentation does not meet the requirements set out in (7)a – e - 2 = Documentation meets the requirements set out in (7)a – e - 3 = Documentation exceeds the requirements set out in (7)a – e | 12.5% |
| 8. | KNOWLEDGE AND SKILLS TRANSFER As part of the knowledge and skills transfer requirement the Bidder must: Provide training and skills transfer to SITA staff on migration processes, principles and tools for the execution of a migration initiative. | Provide unique reference to locate substantiating evidence in the bid response – see Annex A.6. - Provide a proposed knowledge or skills transfer plan including any formal training; - Indicate timelines, deliverables and milestones as part of the plan; - Provide evidence of how you intend to otherwise empower the SITA technical team to perform cloud migration initiatives. Evaluation: 0 = Irrelevant documentation or no substantiation 1 = Documentation does not meet the requirements set out in (8)a – c) - 2 = Documentation meets the requirements set out in (8)a – c 3 = Documentation exceeds the requirements set out in (8)a – c | 12.5% |

ADDITIONAL INFORMATION

As part of your submission, provide detail in the table below of the environments supported by the organisations’ cloud service. This information must be provided for all accredited platforms and tools listed in section 6.2, TECHNICAL MANDATORY REQUIREMENTS

| CLOUD ENVIRONMENTS SUPPORTED | RESPONSE |
| --- | --- |
| - CLOUD ENVIROMENTS SUPPORTED |  |
| - Cloud Platform (E.g. Microsoft, Oracle, Citrix, SAP, etc.) |  |
| - Operating Systems (E.g. Windows, Linux, MacOS, etc.) |  |
| - Applications |  |
| - Servers |  |
| - Database Platform |  |
| - Migration tools (E.g. IBM Lift, AWS Database Migration Service, etc.) |  |
| - Other cloud management tools |  |

- ANNEX A.3 SPECIAL CONDITIONS OF CONTRACT (SCC)

# SPECIAL CONDITIONS OF CONTRACT

## INSTRUCTION

- The successful supplier will be bound by Government Procurement: General Conditions of Contract (GCC) as well as this Special Conditions of Contract (SCC), which will form part of the signed contract with the successful Supplier. However, SITA reserves the right to include or waive the condition in the signed contract.

- SITA reserves the right to –

  - Negotiate the conditions, or

  - Automatically disqualify a bidder for not accepting these conditions.

- In the event that the bidder qualifies the proposal with own conditions, and does not specifically withdraw such own conditions when called upon to do so, SITA will invoke the rights reserved in accordance with subsection 8.1(2) above.

- The bidder must complete the declaration of acceptance as per section 8.3 below by marking with an “X” either “ACCEPT ALL” or “DO NOT ACCEPT ALL”, failing which the declaration will be regarded as “DO NOT ACCEPT ALL” and the bid will be disqualified.

## SPECIAL CONDITIONS OF CONTRACT

- CONTRACTING CONDITIONS

  - Formal Contract. The Supplier(s) must enter into a formal written Contract (Agreement) with SITA to be admitted to the panel of suppliers.

  - Right of Award. SITA reserves the right to award the contract for required goods or services to multiple Suppliers.

  - Right to Audit. SITA reserves the right, before entering into a contract, to conduct or commission an external service provider to conduct a financial audit or probity to ascertain whether a qualifying bidder has the financial wherewithal or technical capability to provide the goods and services as required by this tender.

  - Implementation. Bidders may be requested during RFQ to provide quotations for the formal provision of the services procured from them in terms of the envisaged RFQ process, which implementations will have to conform to such minimum requirements that may be prescribed by SITA.

  - Maximum lead time for delivery. Any service procured from them in terms of the envisaged RFQ process will be delivered to SITA, no later than seven (7) days from the placement of a purchase order for such services, by SITA.

- DELIVERY ADDRESS. The supplier must deliver the required services at

  - SITA Centurion, John Vorster Drive, Centurion, Pretoria; or

  - SITA Erasmuskloof, 459 Tsitsa Street, Erasmuskloof, Pretoria; or

  - At the client premises of the client to whom the services will be provided, as per the RFQ provided

- SCOPE OF WORK AND DELIVERY SCHEDULE

  - The required services and delivery schedule will be defined for each individual call off process that is executed through an RFQ.

  - Based on SITA’s initial analysis of the clients’ application(s), operating system(s), database(s) and other technical information available and deemed applicable, an RFQ for the migration services will be issues to the panel of suppliers.

  - The SOW, as detailed in this bid, will include a due diligence of the client’s as-is environment and migration requirements, and an estimate of the execution of the migration (as per the scope of work defined in this bid document). The due diligence may identify that the client’s as-is environment may require software upgrades before it could be ready for the migration. Such migration paths should also be identified and highlighted during the due diligence.

  - The price quoted for the SOW will be the final fixed-price that will be contracted between SITA and the supplier.

  - After selecting the best quotation from the quotations received, SITA will contract with its client for the migration of their application(s) to the GPCE, to host the application(s) in the GPCE (providing IaaS). Thereafter, a qualifying supplier will be appointed by SITA to execute the migration. SITA will be responsible for the contract management with the client, as well as the overall Project Management of the migration process.

  - As far as possible, SITA will allocate staff to work alongside the supplier’s staff to enable skills transfer to the SITA staff. The need and basis for skills transfer will be indicated in the RFQ issued to the suppliers.

  - SITA will contract with the supplier on a fixed-price basis, based on their due-diligence and estimates, for the end-to-end migration service. SITA will be responsible to invoice its client and also to pay the service provider, as per the agreed payment schedules.

- SERVICES AND PERFORMANCE METRICS

  - The required services and performance metrics will be defined for each individual call off process that is executed through an RFQ.

- SUPPLIER PERFORMANCE REPORTING

  - The Supplier will be managed by a steering committee under leadership of SITA and will be required to attend meetings as and when determined by SITA.

  - The Supplier will be required to immediately escalate any risks or issues to the steering committee.

  - The Supplier will be required to submit weekly and/or monthly progress reports according to SITA's project management requirements.

- CERTIFICATION, EXPERTISE AND QUALIFICATION

  - The Supplier represents that,

    - it has the necessary expertise, skill, qualifications and ability to undertake the work required in terms of the Statement of Work or Service Definition and;

    - it is committed to provide the Products or Services; and

    - perform all obligations detailed herein without any interruption to the Customer.

  - The Supplier must provide the service in a good and workmanlike manner and in accordance with the practices and high professional standards used in well-managed operations performing services similar to the Services;

  - The Supplier must perform the Services in the most cost-effective manner consistent with the level of quality and performance as defined in Statement of Work or Service Definition;

- LOGISTICAL CONDITIONS

  - Suppliers must be willing to work under SITA’s standard logistical conditions, as defined during the RFQ call off process.

- REGULATORY, QUALITY AND STANDARDS

  - The Supplier must for the duration of the contract ensure that the proposed product or solution conform with the Government Minimum Interoperability Standards (MIOS).

- PERSONNEL SECURITY CLEARANCE

  - The Supplier personnel who are required to work with information related to NATIONAL SECURITY must have a valid South African security clearance or must apply within 30 days of the signed contract for a security clearance to the level as specified in terms of the applicable RFQ through which such services has been requested, which level may be either “CONFIDENTIAL, SECRET or TOP SECRET”, at the expense of the Supplier from the South African State Security Agency or duly authorised Personnel Security Vetting entity of SA Government.

  - The Supplier personnel who are required to work with GOVERNMENT CLASSIFIED information or access government RESTRICTED areas must be a South African Citizen and at the expense of the Supplier be security vetted (pre-employment screening, criminal record screening and credit screening).

  - The Supplier must ensure that the security clearances of all personnel involved in the Contract remains valid for the period of the contract.

- CONFIDENTIALITY AND NON-DISCLOSURE CONDITIONS

  - The Supplier, including its management and staff, must before commencement of the Contract, sign a non-disclosure agreement regarding Confidential Information.

  - Confidential Information means any information or data, irrespective of the form or medium in which it may be stored, which is not in the public domain and which becomes available or accessible to a Party as a consequence of this Contract, including information or data which is prohibited from disclosure by virtue of:

    - the Promotion of Access to Information Act, 2000 (Act no. 2 of 2000);

    - being clearly marked "Confidential" and which is provided by one Party to another Party in terms of this Contract;

    - being information or data, which one Party provides to another Party or to which a Party has access because of Services provided in terms of this Contract and in which a Party would have a reasonable expectation of confidentiality;

    - being information provided by one Party to another Party in the course of contractual or other negotiations, which could reasonably be expected to prejudice the right of the non-disclosing Party;

    - being information, the disclosure of which could reasonably be expected to endanger a life or physical security of a person;

    - being technical, scientific, commercial, financial and market-related information, know-how and trade secrets of a Party;

    - being financial, commercial, scientific or technical information, other than trade secrets, of a Party, the disclosure of which would be likely to cause harm to the commercial or financial interests of a non-disclosing Party; and

    - being information supplied by a Party in confidence, the disclosure of which could reasonably be expected either to put the Party at a disadvantage in contractual or other negotiations or to prejudice the Party in commercial competition; or

    - information the disclosure of which would be likely to prejudice or impair the safety and security of a building, structure or system, including, but not limited to, a computer or communication system; a means of transport; or any other property; or a person; methods, systems, plans or procedures for the protection of an individual in accordance with a witness protection scheme; the safety of the public or any part of the public; or the security of property; information the disclosure of which could reasonably be expected to cause prejudice to the defence of the Republic; security of the Republic; or international relations of the Republic; or plans, designs, drawings, functional and technical requirements and specifications of a Party, but must not include information which has been made automatically available, in terms of the Promotion of Access to Information Act, 2000; and information which a Party has a statutory or common law duty to disclose or in respect of which there is no reasonable expectation of privacy or confidentiality;

  - Notwithstanding the provisions of this Contract, no Party is entitled to disclose Confidential Information, except where required to do so in terms of a law, without the prior written consent of any other Party having an interest in the disclosure;

  - Where a Party discloses Confidential Information which materially damages or could materially damage another Party, the disclosing Party must submit all facts related to the disclosure in writing to the other Party, who must submit information related to such actual or potential material damage to be resolved as a dispute;

  - Parties may not, except to the extent that a Party is legally required to make a public statement, make any public statement or issue a press release which could affect another Party, without first submitting a written copy of the proposed public statement or press release to the other Party and obtaining the other Party's prior written approval for such public statement or press release, which consent must not unreasonably be withheld.

- INTELLECTUAL PROPERTY RIGHTS

  - SITA retains all Intellectual Property Rights in and to SITA's Intellectual Property. As of the Effective Date, the Supplier is granted a non-exclusive license, for the continued duration of this Contract, to perform any lawful act including the right to use, copy, maintain, modify, enhance and create derivative works of SITA's Intellectual Property for the sole purpose of providing the Products or Services to SITA pursuant to this Contract; provided that the Supplier must not be permitted to use SITA's Intellectual Property for the benefit of any entities other than SITA without the written consent of SITA, which consent may be withheld in SITA's sole and absolute discretion. Except as otherwise requested or approved by SITA, which approval is in SITA's sole and absolute discretion, the Supplier must cease all use of SITA's Intellectual Property, at of the earliest of:

    - termination or expiration date of this Contract;

    - the date of completion of the Services; and

    - the date of rendering of the last of the Deliverables.

  - If so required by SITA, the Supplier must certify in writing to SITA that it has either returned all SITA Intellectual Property to SITA or destroyed or deleted all other SITA Intellectual Property in its possession or under its control.

  - SITA, at all times, owns all Intellectual Property Rights in and to all Bespoke Intellectual Property.

  - Save for the license granted in terms of this Contract, the Supplier retains all Intellectual Property Rights in and to the Supplier’s pre-existing Intellectual Property that is used or supplied in connection with the Products or Services.

- SUPPLIER DUE DILIGENCE

- SITA reserves the right to conduct supplier due diligence prior to final award or at any time during the Contract period and this may include pre-announced/ non-announced site visits. During the due diligence process the information submitted by the bidder will be verified and any misrepresentation thereof may disqualify the bid or Contract in whole or parts thereof.

## DECLARATION OF ACCEPTANCE

|  | ACCEPT ALL | DO NOT ACCEPT ALL |
| --- | --- | --- |
| - The bidder declares to ACCEPT ALL the Special Condition of Contract as specified in section 8.2 above by indicating with an “X” in the “ACCEPT ALL” column, OR - The bidder declares to NOT ACCEPT ALL the Special Conditions of Contract as specified in section 8.2 above by - - Indicating with an “X” in the “DO NOT ACCEPT ALL” column, and; - Provide reason and proposal for each of the conditions that is not accepted. |  |  |
| Comments by bidder: Provide reason and proposal for each of the conditions not accepted as per the format: Condition Reference: Reason: Proposal: |  |  |

- ANNEX A.3 TERMS AND DEFINITIONS

# TERMS AND DEFINITIONS

## ABBREVIATIONS

B-BBEE	Broad-Based Black Economic Empowerment

CSD		Central Supplier Database

DR		Disaster Recovery

GCC		General Conditions of Contract

GPCE		Government Private Cloud Eco-system

IaaS		Infrastructure as a Service

ICT		Information and Communication Technology

IFASS		Implementation and Functional Application Support Services

PPPFA	Preferential Procurement Policy Framework Act

RFP		Request for Proposal

RFQ		Request for Quotation

SCC		Special Conditions of Contract

SITA		State Information Technology Agency

SOW		Scope of Work

VM		Virtual Machine

## DEFINITIONS

| Cloud migration | Cloud migration is the process of moving a company's digital assets, services, databases, IT resources, and applications into the cloud. The migration can be a move from on-premise to cloud, or cloud to cloud migration. |
| --- | --- |
| Cloud onboarding | In the context of migration to a cloud environment, 'onboarding' refers to the deployment of applications, data and servers to the chosen cloud infrastructure (public, private or hybrid). |
| Government Private Cloud Eco-system (GPCE) | SITA GPCE aims to provide a platform where common infrastructure and services can be shared, reused and provisioned on demand to meet the needs of Government departments, while achieving cost savings. The GPCE provides a common and secure Government private Cloud to assist Government departments to consolidate their solutions, provide efficiency, interoperability and collaboration. |
| Infrastructure as a Service (IaaS) | A standardised, highly automated offering in which computing resources owned by a service provider, complemented by storage and networking capabilities, are offered to customers on demand with resources that are scalable and elastic in near real time and metered by use. |
| Migration tools | Migration Tools are simply software that manages or automates the migration of components in a changing system (e.g. migrating an application to a new operating system or platform). This may facilitate the movement of a formerly on-premise service to the cloud, or support virtualization, or some other change |
| Panel of Suppliers | A panel of suppliers is a list of suppliers who have been pre-approved by an agency and who have agreed to the terms and conditions for supply, over a period of time. A Panel of suppliers is appropriate when an agency wants to: verify which suppliers are capable of delivering specific goods, services or works. |
| Rehosting (“lift and shift”) | This involves lifting your stack and shifting it from on-premises hosting to the cloud. You transport an exact copy of your current environment without making extensive changes for the quickest ROI. |
| Re-platforming | As a variation on the lift and shift, re-platforming involves making a few further adjustments to optimize your landscape for the cloud. The core architecture of applications stays the same. |

- ANNEX B BIDDER SUBSTANTIATING EVIDENCE

# MANDATORY REQUIREMENT EVIDENCE

## BIDDER CERTIFICATION REQUIREMENT

# Attach a copy of a valid OEM/OSM certificate to provide Cloud Migration Services.

## BIDDER EXPERIENCE AND CAPABILITY REQUIREMENTS

- Complete table below, noting that:

  - Bidder must provide reference information from at least two (2) customers to whom a project of Cloud Migration Services was delivered; and

  - Project end date must not be older than five (5) years from date this bid is advertised.

  - Scope of work must be related.

| No | Company name | Reference Person Name, Tel and/or email | Project Scope of work (Provide reference from a customer to whom a project for the successful migration from either cloud to cloud, or on-premise to cloud was provided) | Project Start and End-date |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |

## TECHNICAL MANDATORY FUNCTIONAL REQUIREMENTS

## The bidder must confirm that they comply with the Technical Mandatory Product / Service Functional Requirements by completing Annex C: Addendum 1 and attach it here.

- ANNEX C ADDENDUM 1

## NB:   The bidder must confirm that they comply with the following Product / Service Functional Requirements for the supply of either cloud to cloud, or on-premise to cloud migration services as set out in the table below, as this will be legal contractual binding:

| ## Description | ## Requirement | ## Indicate ## Comply = YES/ ## Not Comply = NO |
| --- | --- | --- |
| - CLOUD MIGRATION EXPERIENCE | ## List/affidavit indicating the following: ## The customer company name and physical address; ## Customer contact person’s name, telephone number and email address; ## Service scope of work; ## Product or technology scope; and ## Service commencement and termination date. |  |
| - CONSULTATION AND ANALYSIS SERVICES | ## Details of the cloud migration discovery tool utilised and the reason for utilising this specific tool; ## Cloud migration analysis report; and ## List of information typically contained in a cloud migration analysis report. |  |
| - CLOUD MIGRATION STRATEGY | ## Cloud migration strategy document; and ## Client acceptance or sign-off on the proposed strategy document. |  |
| - CLOUD MIGRATION PLANNING | ## Cloud migration plan; and ## Evidence of how issues such as dependencies, incompatibilities, security architectures, connectivity, networking settings and data transfer speeds were identified and addressed in the planning phase. |  |
| - CLOUD OPTIMISATION | ## Evidence of optimisation tools utilised during a cloud migration project; ## Evidence of any optimisation activities performed on any client legacy or single-instance applications or software to enable or facilitate cloud hosting of such applications; and ## Results of optimisation activities. |  |
| - DISASTER RECOVERY | ## DR proposal or plan including load balancing strategies or policies; and ## Considerations taken into account when drafting a disaster recovery plan. |  |
| - DEPLOYMENT | ## Evidence of experience in applying either centralised or decentralised deployment models; ## Evidence of how application and transactional data are transferred; ## Test Plan Document; ## Testing Results Document; and ## Evidence of strategies, steps and considerations to ensure the impact on business operations are minimised. |  |
| - KNOWLEDGE AND SKILLS TRANSFER | ## Knowledge or skills transfer plan; and ## Other evidence of how you intend to otherwise empower the SITA technical team. |  |

## Table 2: Product or Service Technical Functionality Requirements

## I, the bidder (Full names) ……………………………..………………………………………………….representing (company name)………………………………………………………………………………………….. Hereby confirm that I comply with the above Technical Functionality Requirements and understand that it will form part of the contract and is legally binding.

## Thus done and signed at …………………………………….. On this………day of……………..….20….

## ……………………………….

## Signature

## Designation: