| Risks | Mitigating Factor | Level (High, Medium, Low) |
| --- | --- | --- |
| Quality: Lack of Quality Control requirements | Draft/ Example of an Inspection and Test Plan (ITP) or Quality Control Plan (QCP) on similar and/ or previous work done | Low |
| Quality: Improper facilities and resources to conduct work | Supplier Capability Assessment to be performed | Low |
| Quality: Poor Quality Management System (weak ISO9001 implementation) | ISO9001:2015 certified/Evidence of QMS in operation. Supplier Audits during contract period. | Low |
| Quality: Lack of experience in delivering product/service | Provide proof of experience Org Structure with responsibility matrix Skills Assessment during Supplier Audit | Low |
| Quality: Sourcing incorrect product from external providers (Sub-supplier quality issues) | Provide documented information for Control of Externally Provided Processes, Products and Services. Supplier quality surveillance | Low |
| Quality: Poor service from external providers (Sub-supplier quality issues) | Provide documented information for Control of Externally Provided Processes, Products and Services. Supplier quality surveillance | Low |
| Quality: Incorrect preservation at Supplier premises/Storage condition failures | Supplier to provide preservation procedure and example of preservation records. | Low |
| Quality: Damage during transport | Transport methodology Indicate in Quality Plan how product will be transported to avoid damages during transportation. | Low |
| Quality: Incorrect packaging | Packaging methodology | Low |
| Quality: Risk of incorrect delivery | Checksheet verifying spares specification and condition. QC will be done by end user for all deliveries. Supplier to provide data sheet for all items to be supplied during delivery. | Low |
| Quality: Poor Contractual Performance | Supplier Quality Performance by the Contracts Manager Supplier Quality Audits Contract Quality Plan | Low |
| Quality: Poor Workmanship | Contract to provide Contract Quality Plan Contractor to provide sample QCP's as tender returnable QCP shall be utilized with hold points and the contractor to carry corrective cost. Data Book to be enquired after repairs | Low |
| Quality: Inability to conduct inspections/fault finding and delivering inspection reports | Example of an Inspection Report with recommendations on similar and/ or previous work done. | Low |

Please note that a Supplier Capability Assessment must be formed on Suppliers that passed technical (prior finalization of Quality Evaluation Report). Will finalise assessment criteria after CFT and send to you.

Risks below: