NEC3 Term Service Contract (TSC3)

| Between | ESKOM HOLDINGS SOC Ltd (Reg No. 2002/015527/30) |  |
| --- | --- | --- |
| and | [Insert at award stage] (Reg No. ) |  |
| for | DUST FALLOUT MONITORING AT MATIMBA POWER STATION |  |
| Contents: |  | No of pages |
| Part C1 | Agreements & Contract Data | 15 |
| Part C2 | Pricing Data | 13 |
| Part C3 | Scope of Work | 18 |
| CONTRACT No. | [Insert at award stage] |  |

# PART C1:	AGREEMENTS & CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 | Form of Offer and Acceptance [to be inserted from Returnable Documents at award stage] | 3 |
| C1.2a | Contract Data provided by the Employer | 12 |
| C1.2b | Contract Data provided by the Contractor [to be inserted from Returnable Documents at award stage] | 2 |
| C1.3 | Proforma Guarantees | 3 |

C1.2 TSC3 Contract Data

### Part one - Data provided by the Employer

###### [Instructions to the contract compiler: (delete these two notes in the final draft of a contract)

- Please read the relevant clauses in the conditions of contract before you enter data. The number of the clause which requires the data is shown in the left hand column for each statement however other clauses may also use the same data.

- Some TSC3 options are always selected by Eskom Holdings SOC Ltd. The remaining TSC3 options are identified by shading in the left hand column. In the event that the option is not required select and delete the whole row. Where the following symbol is used “[●]” - data is required to be inserted relevant to the specific option selected.]

Completion of this data in full, according to the Options chosen, is essential to create a complete contract.

| Clause | Statement | Data |  |
| --- | --- | --- | --- |
| 1 | General |  |  |
| The conditions of contract are the core clauses and the clauses for main Option: |  |  |  |
| A |  | A: | Priced contract with price list |
|  | dispute resolution Option | W1: | Dispute resolution procedure |
|  | and secondary Options |  |  |
|  |  | X1: | Price adjustment for inflation |
|  |  | X2 | Changes in the law |
|  |  | X18: | Limitation of liability Low service damages |
| X19 |  | X19: | Task Order |
|  |  | Z: | Additional conditions of contract |
| of the NEC3 Term Service Contract April 20131 (TSC3) |  |  |  |
| 10.1 | The Employer is (name): | Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa |  |
|  | Address | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |
|  | Tel No. | 014 763 8417 |  |
|  | Fax No. | 086 539 4263 |  |
| 10.1 | The Service Manager is (name): | Elmien Mocke |  |

1 Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 539 1902 www.ecs.co.za

|  | Address | Private bag X 215, Lephalale 0555 |
| --- | --- | --- |
|  | Tel | 014 763 8417 |
|  | Fax | 086 539 4263 |
|  | e-mail | vStadeWC@eskom.co.za |
| 11.2(2) | The Affected Property is | Matimba Power Station Sites |
| 11.2(13) | The service is | DUST FALLOUT MONITORING AT MATIMBA POWER STATION |
| 11.2(15) | The Service Information is in | Part 3: Scope of Work and all documents and drawings to which it makes reference. |
| 12.2 | The law of the contract is the law of | the Republic of South Africa |
| 13.1 | The language of this contract is | English |
| 13.3 | The period for reply is | 1weeks |
| 2 | The Contractor’s main responsibilities | Data required by this section of the core clauses is also provided by the Contractor in Part 2 and terms in italics used in this section are identified elsewhere in this Contract Data |
| 21.1 | The Contractor submits a first plan for acceptance within |  |
|  |  | 3 weeks of the Contract Date |
| 3 | Time |  |
| 30.1 | The starting date is. | 01 September 2020 |
| 30.1 | The service period is | Three (3) years |
| 4 | Testing and defects | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |
| 5 | Payment |  |
| 50.1 | The assessment interval is | between the 26 day of each successive month. |
| 51.1 | The currency of this contract is the | South African Rand |
| 51.2 | The period within which payments are made is |  |
|  |  | 4 weeks. |
| 51.4 | The interest rate is | the publicly quoted prime rate of interest (calculated on a 365 day year) charged by from time to time by the Standard Bank of South Africa Limited (as certified, in the event of any dispute, by any manager of such bank, whose appointment it shall not be necessary to prove) for amounts due in Rands and (ii) the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted |

|  |  | under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter (and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove. |
| --- | --- | --- |
| 6 | Compensation events | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |
| 7 | Use of Equipment Plant and Materials | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |
| 8 | Risks and insurance |  |
| 80.1 | These are additional Employer's risks |  |
|  |  | 1. Plant access (permit to work) |
| 83.1 | The Employer provides these insurances from the Insurance Table | as stated for “Format TSC3” available on http://www.eskom.co.za/Tenders/InsurancePolicies Procedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx (See Annexure A for basic guidance). |
| 83.1 | The Employer provides these additional insurances | as stated for “Format TSC3” available on http://www.eskom.co.za/Tenders/InsurancePolicies Procedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx (See Annexure A for basic guidance) |
| 83.1 | The Contractor provides these additional insurances: | [●] |
| 83.1 | The minimum amount of cover for insurance against loss and damage caused by the Contractor to the Employer’s property is | the amount of the deductibles relevant to the event described in the “Format TSC3” insurance policy available on http://www.eskom.co.za/Tenders/InsurancePolicies Procedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx |
| 83.1 | The insurance against loss of or damage to the works, Plant and Materials is to include cover for Plant and Materials provided by the Employer for an amount of | [●] |
| 83.1 | The minimum limit of indemnity for | As prescribed by the Compensation for |

|  | insurance in respect of death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract for any one event is: | Occupational Injuries and Diseases Act No. 130 of 1993 and the Contractor’s common law liability for people falling outside the scope of the Act with a limit of Indemnity of not less than R500 000 (Five hundred thousand Rands).. |
| --- | --- | --- |
| 9 | Termination | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data. |
| 10 | Data for main Option clause |  |
| A | Priced contract with price list |  |
| 20.5 | The Contractor prepares forecasts of the final total of the Prices for the whole of the service at intervals no longer than | 3 weeks. |
| C | Target contract with price list |  |
| 20.4 | The Contractor prepares forecasts of the total Defined Cost for the whole of the service at intervals no longer than | 3 weeks. |
| 50.6 | The exchange rates are those published in | [●] on [●] (date) |
| E | Cost reimbursable contract |  |
| 20.4 | The Contractor prepares forecasts of the total Defined Cost for the whole of the service at intervals no longer than | weeks /months |
|  | The exchange rates are those published in | [●] on [●] (date) |
| 11 | Data for Option W1 |  |
| W1.1 | The Adjudicator | The person nominated from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him and appointed on agreement by both Parties. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the ICE-SA Division. |
| W1.2(3) | The Adjudicator nominating body is: | the Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body. |
| W1.4(2) | The tribunal is: | arbitration |
| W1.4(5) | The arbitration procedure is | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |
|  | The place where arbitration is to be held is | South Africa |
|  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or | the Chairman for the time being or his nominee |

|  | - if the arbitration procedure does not state who selects an arbitrator, is | of the Association of Arbitrators (Southern Africa) or its successor body. |  |  |
| --- | --- | --- | --- | --- |
| 12 | Data for secondary Option clauses |  |  |  |
| X1 | Price adjustment for inflation |  |  |  |
| X1.1 | The base date for indices is | [●]. |  |  |
|  | The proportions used to calculate the Price Adjustment Factor are: | proport ion | linked to index for | Index prepared by |
|  |  | 0. | [●] | [●] |
|  |  | 0. | [●] | [●] |
|  |  | 0. | [●] | [●] |
|  |  | 0. | [●] | [●] |
|  |  | 0. | [●] | [●] |
|  |  | [●] | non-adjustable |  |
|  |  | 1.00 |  |  |
| X2 | Changes in the law | There is no reference to Contract Data in this Option and terms in italics are identified elsewhere in this Contract Data. |  |  |
| X18 | Limitation of liability |  |  |  |
| X18.1 | The Contractor’s liability to the Employer for indirect or consequential loss is limited to |  |  |  |
|  |  | R0.0 (zero Rand) |  |  |
| X18.2 | For any one event, the Contractor’s liability to the Employer for loss of or damage to the Employer’s property is limited to | the amount of the deductibles relevant to the event described in the “Format TSC3” insurance policy available on http://www.eskom.co.za/Tenders/InsurancePolicies Procedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx |  |  |
| X18.3 | The Contractor’s liability for Defects due to his design of an item of Equipment is limited to | The greater of - the total of the Prices at the Contract Date and - the amounts excluded and unrecoverable from the Employer’s insurance (other than the resulting physical damage to the Employer’s property which is not excluded) plus the applicable deductibles in the Employer’s assets and works / maintenance policies available on http://www.eskom.co.za/Tenders/InsurancePoli ciesProcedures/Pages/EIMS_Policies_ From_1_April_2014_To_31_March_2015.aspx |  |  |
| X18.4 | The Contractor’s total liability to the Employer, for all matters arising under or in connection with this contract, other than | the total of the Prices other than for the additional excluded matters. |  |  |

| X18.5 | the excluded matters, is limited to | The Contractor’s total liability for the additional excluded matters is not limited. The additional excluded matters are amounts for which the Contractor is liable under this contract for - Defects due to his design, plan and specification, - Defects due to manufacture and fabrication outside the Affected Property, - loss of or damage to property (other than the Employer’s property, Plant and Materials), - death of or injury to a person and - infringement of an intellectual property right. |
| --- | --- | --- |
|  | The end of liability date is | [●] months after the end of the service period. |
| X19 | Task Order |  |
| X19.5 | The Contractor submits a Task Order programme to the Service Manager within | 14 days of receiving the Task Order |
| Z | The additional conditions of contract are | Z1 to Z11 always apply. |
| Z1 | Cession delegation and assignment |  |
| Z1.1 | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |
| Z1.2 | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. |  |
| Z2 | Joint ventures |  |
| Z2.1 | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract. |  |
| Z2.2 | Unless already notified to the Employer, the persons or organisations notify the Service Manager within two weeks of the Contract Date of the key person who has the authority to bind the Contractor on their behalf. |  |
| Z2.3 | The Contractor does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Contractor in writing. |  |
| Z3 | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |
| Z3.1 | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |

| Z3.2 | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Service Manager within thirty days of the notification or as otherwise instructed by the Service Manager. |
| --- | --- |
| Z3.3 | Where, as a result, the Contractor’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Service. |
| Z3.4 | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are P1, P2 and P4 as stated in clause 92, and the amount due is A1 and A3 as stated in clause 93. |
| Z4 | Confidentiality |
| Z4.1 | The Contractor does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to Others in terms of clause 25.1, the Contractor ensures that the provisions of this clause are complied with by the recipient. |
| Z4.2 | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Service Manager. |
| Z4.3 | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |
| Z4.4 | The taking of images (whether photographs, video footage or otherwise) of the Affected Property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |
| Z4.5 | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |
| Z5 | Waiver and estoppel: Add to core clause 12.3: |
| Z5.1 | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, the Service Manager or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |
| Z6 | Health, safety and the environment: Add to core clause 27.4 |
| Z6.1 | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - accepts that the Employer may appoint him as the “Principal Contractor” (as defined and provided for under the Construction Regulations 2014 (promulgated under the Occupational Health & Safety Act 85 of 1993) (“the Construction Regulations”) for the Affected Property; - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws |

|  | and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of the service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |
| --- | --- |
| Z6.2 | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |
| Z7 | Provision of a Tax Invoice and interest. Add to core clause 51 |
| Z7.1 | Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the amount due for payment equal to that stated in the payment certificate. |
| Z7.2 | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. Interest due by the Employer in terms of core clause 51.2 is then calculated from the delayed date by when payment is to be made. |
| Z7.3 | The Contractor (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |
| Z8 | Notifying compensation events |
| Z8.1 | Delete the last paragraph of core clause 61.3 and replace with: If the Contractor does not notify a compensation event within eight weeks of becoming aware of the event, he is not entitled to a change in the Prices. |
| Z9 | Employer’s limitation of liability |
| Z9.1 | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand) |
| Z9.2 | The Contractor’s entitlement under the indemnity in 82.1 is provided for in 60.1(12) and the Employer’s liability under the indemnity is limited to compensation as provided for in core clause 63 and X19.11 if Option X19 Task Order applies to this contract. |
| Z10 | Termination: Add to core clause 91.1, at the second main bullet point, fourth sub-bullet point, after the words "against it": |
| Z10.1 | or had a business rescue order granted against it. |
| Z11 | Ethics |

For the purposes of this Z-clause, the following definitions apply:

Affected Party	means, as the context requires, any party, irrespective of whether it is the Contractor or a third party, such party’s employees, agents, or Subcontractors or Subcontractor’s employees, or any one or more of all of these parties’ relatives or friends,

Coercive Action	means to harm or threaten to harm, directly or indirectly, an Affected Party or the property of an Affected Party, or to otherwise influence or attempt to influence an Affected Party to act unlawfully or illegally,

Collusive Action	means where two or more parties co-operate to achieve an unlawful or illegal purpose, including to influence an Affected Party to act unlawfully or illegally,

Committing Party	means, as the context requires, the Contractor, or any member thereof in the case of a joint venture, or its employees, agents, or Subcontractors or the Subcontractor’s employees,

Corrupt Action	means the offering, giving, taking, or soliciting, directly or indirectly, of a good or service to unlawfully or illegally influence the actions of an Affected Party,

Fraudulent Action	means any unlawfully or illegally intentional act or omission that misleads, or attempts to mislead, an Affected Party, in order to obtain a financial or other benefit or to avoid an obligation or incurring an obligation,

Obstructive Action	means a Committing Party unlawfully or illegally destroying, falsifying, altering or concealing information or making false statements to materially impede an investigation into allegations of Prohibited Action and

Prohibited Action	means any one or more of a Coercive Action, Collusive Action Corrupt Action, Fraudulent Action or Obstructive Action.

Z 11.1 A Committing Party may not take any Prohibited Action during the course of the procurement of this contract or in execution thereof.

Z 11.2 The Employer may terminate the Contractor’s obligation to Provide the Service if a Committing Party has taken such Prohibited Action and the Contractor did not take timely and appropriate action to prevent or remedy the situation, without limiting any other rights or remedies the Employer has. It is not required that the Committing Party had to have been found guilty, in court or in any other similar process, of such Prohibited Action before the Employer can terminate the Contractor’s obligation to Provide the Service for this reason.

Z 11.3 If the Employer terminates the Contractor’s obligation to Provide the Service for this reason, the procedures and amounts due on termination are respectively P1, P2, P3 and P4, and A1 and A3.

Z 11.4 A Committing Party co-operates fully with any investigation pursuant to alleged Prohibited Action. Where the Employer does not have a contractual bond with the Committing Party, the Contractor ensures that the Committing Party co-operates fully with an investigation.

### Annexure A:    Insurance provided by the Employer

These notes are provided as guidance to tendering contractors and the Contractor about the insurance provided by the Employer. The Contractor must obtain its own advice. Details of the insurance itself are available from the internet web link given below.

- Services provided in a TSC3 contract could include some element of construction or refurbishment as well as a continuous maintenance or operational service activity. If an event occurs which causes loss or damage, a claim could be made either against the Employer’s “works” type policy which may be in place for the Employer’s portion of the Affected Property concerned or against the Employer’s assets policy which may be in place for the Employer’s portion of the Affected Property concerned, or both.

- The cover provided and the deductibles under the works policy are different to those under the assets policy. Each policy has a range of applicable deductibles depending on the location of the Affected Property and the nature of the insurable event.

- The Contractor is required in terms of Contract Data for clause 83 to provide cover for the deductibles in the insurance provided by the Employer. This can be provided from his own resources on a ‘self insured’ basis or obtained by him from his own insurers. In order to assess the extent of this cover, tendering contractors and their brokers should consult the internet web link given below and scroll to

‘Format TSC3’ to establish both the cover and the deductibles in relation to the service provided in terms of this contract.

- Tendering contractors should note that cover provided by the Employer is only per the policies available on the internet web link listed below and may not be the cover required by the tendering contractor or as intended by each of the listed insurances in the left hand column of the Insurance Table in clause 83.2. In terms of clause 83.1 “the Contractor provides the insurances stated in the Insurance Table except any insurance which the Employer is to provide”. Hence the Contractor provides insurance which the Employer does not provide and in cases where the Employer does provide insurance the Contractor insures for the difference between what the Insurance Table requires and what the Employer provides.

- If Marine Insurance is required the Contractor needs to obtain a copy of the latest edition of Eskom’s Marine Policies Procedures found at internet website given below.

- Further information and full details of all Eskom provided policies and procedures may be obtained from: http://www.eskom.co.za/Tenders/InsurancePoliciesProcedures/Pages/EIMS_Policies_

From_1_April_2014_To_31_March_2015.aspx

C1.2 Contract Data

Part two - Data provided by the Contractor

Whenever a cell is shaded in the left hand column it denotes this data is optional and would be required in relation to the option selected. In the event that the option is not required select and delete the whole row.]

###### Notes to a tendering contractor:

  - Please read both the both the NEC3 Term Service Contract April 2013 and the relevant parts of its Guidance Notes (TSC3-GN)1 in order to understand the implications of this Data which the tenderer is required to complete.

  - The number of the clause which requires the data is shown in the left hand column for each statement however other clauses may also use the same data.

  - Where a form field like this [	] appears, data is required to be inserted relevant to the option selected. Click on the form field once and type in the data. Otherwise complete by hand and in ink.

Completion of the data in full, according to Options chosen, is essential to create a complete contract.

| Clause | Statement | Data |
| --- | --- | --- |
| 10.1 | The Contractor is (Name): |  |
|  | Address |  |
|  | Tel No. |  |
|  | Fax No. |  |
| 11.2(8) | The direct fee percentage is | % |
|  | The subcontracted fee percentage is | % |
| 11.2(14) | The following matters will be included in the Risk Register |  |
| 11.2(15) | The Service Information for the Contractor’s plan is in: |  |
| 21.1 | The plan identified in the Contract Data is contained in: |  |
| 24.1 | The key people are: |  |
|  | 1 Name: |  |
|  | Job: |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  | 2 Name: |  |
|  | Job |  |

1 Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 5391902 or www.ecs.co.za

|  | Responsibilities: |  |
| --- | --- | --- |
|  | Qualifications: |  |
|  | Experience: |  |
|  |  | CV's (and further key person's data including CVs) are in . |
| A | Priced contract with price list |  |
| 11.2(12) | The price list is in |  |
| 11.2(19) | The tendered total of the Prices is | R |

# PART 2: PRICING DATA

#### TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | 2 |
| C2.2 | The price list | 6 |

C2.1 Pricing assumptions: Option A

- How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both.

#### Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”. This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information. This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not Provide the Service in accordance with the Price List. The Price List is only a pricing document.

- Link to the Contractor’s plan

Clause 21.4 states “The Contractor provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”. Hence when compiling the price list, the tendering contractor needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list and result in a satisfactory cash flow in terms of clause 11.2(17).

- Preparing the price list

Before preparing the price list, both the Employer and tendering contractors should read the TSC3 Guidance Notes pages 14 and 15. In an Option A contract, either Party may have entered items into the price list either as a process of offer and acceptance (tendering) or by negotiation depending on the nature of the service to be provided. Alternatively the Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the Contractor to include in the price list to be prepared and priced by him.

It is assumed that in preparing or finalising the price list the Contractor:

- Has taken account of the guidance given in the TSC3 Guidance Notes relevant to Option A;

- Understands the function of the Price List and how work is priced and paid for;

- Is aware of the need to link operations shown in his plan to items shown in the Price List;

- Has listed and priced items in the price list which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk;

- Has priced work he decides not to show as a separate item within the Prices or rates of other listed items in order to fulfil the obligation to complete the service for the tendered total of the Prices.

- Understands there is no adjustment to items priced as lump sums if the amount, or quantity, of work within that item later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the (lump sum) Prices is as a result of a compensation event.

  - Format of the price list

(From the example given in an Appendix within the TSC3 Guidance Notes)

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

| Item no | Description | Unit | Quantity |  |  | Rate | Price |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Travel to and from site | Per/trip | 36 |  |  |  |  |
| 2. | Accommodation | Per/person per night | 36 |  |  |  |  |
| 3. | Collection of samples | Per/collection | 36 |  |  |  |  |
| 4. | Sample analysis | Per/sample | 1080 |  |  |  |  |
| 5. | Monthly reporting | Per/report | 36 |  |  |  |  |
| 6. | Meteorological data | Per/month | 36 |  |  |  |  |
| 7. | Sampling buckets | Once off | 60 |  |  |  |  |
| 8. | Distilled water | Per month | 36 |  |  |  |  |
| 9. | SHE costing (including COVID-19 resources) | Annually | 3 |  |  |  |  |
| 10. | Chemical analyses of dust and report (as and when required) | Each | 2 |  |  |  |  |
|  | Subtotal |  |  |  |  |  |  |

# PART 3: SCOPE OF WORK

DUST FALLOUT MONITORING AT MATIMBA POWER STATION (3 YEARS)

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Service Information |  |
| C3.2 | Contractor’s Service Information |  |
|  | Total number of pages |  |

# C3.1: EMPLOYER’S SERVICE INFORMATION

## Contents

When the document is complete, insert a ‘Table of Contents’. To do this go to: Insert, → Reference, → Index and tables → Table of Contents. Three levels and the title (but not the subtitle) may be shown if the formats used in this template are retained.

Otherwise insert list of contents manually.

Part 3: Scope of Work	1

C3.1: Employer’s service Information	2

- Description of the service	4

  - Executive overview	4

  - Employer’s requirements for the service	4

  - Interpretation and terminology	5

- Management strategy and start up	6

  - The Contractor’s plan for the service	6

  - Management meetings	6

  - Contractor’s management, supervision and key people	6

  - Provision of bonds and guarantees	6

  - Documentation control	6

  - Invoicing and payment	6

  - Contract change management	7

  - Records of Defined Cost to be kept by the Contractor	7

  - Insurance provided by the Employer	7

  - Training workshops and technology transfer	7

  - Design and supply of Equipment	7

  - Things provided at the end of the service period for the Employer’s use	7

    - Equipment	7

    - Information and other things	7

  - Management of work done by Task Order	8

- Health and safety, the environment and quality assurance	9

  - Health and safety risk management	9

  - Environmental constraints and management	9

  - Quality assurance requirements	9

- Procurement	10

  - People	10

    - Minimum requirements of people employed	10

    - BBBEE and preferencing scheme	10

    - Accelerated Shared Growth Initiative – South Africa (ASGI-SA)	10

  - Subcontracting	10

    - Preferred subcontractors	10

    - Subcontract documentation, and assessment of subcontract tenders	10

    - Limitations on subcontracting	11

    - Attendance on subcontractors	11

  - Plant and Materials	11

    - Specifications	11

    - Correction of defects	11

    - Contractor’s procurement of Plant and Materials	11

    - Tests and inspections before delivery	11

    - Plant & Materials provided “free issue” by the Employer	12

    - Cataloguing requirements	12

- Working on the Affected Property	13

  - Employer’s site entry and security control, permits, and site regulations	13

  - People restrictions, hours of work, conduct and records	13

  - Health and safety facilities on the Affected Property	13

  - Environmental controls, fauna & flora	13

  - Cooperating with and obtaining acceptance of Others	13

  - Records of Contractor’s Equipment	14

  - Equipment provided by the Employer	14

  - Site services and facilities	14

    - Provided by the Employer	14

    - Provided by the Contractor	14

  - Control of noise, dust, water and waste	14

  - Hook ups to existing works	14

  - Tests and inspections	14

    - Description of tests and inspections	14

    - Materials facilities and samples for tests and inspections	14

- List of drawings	15

  - Drawings issued by the Employer	15

- Description of the service

#### Executive overview

Eskom Matimba Power Station is a coal fired power station located in Lephalale, Limpopo Province. The power station has a generating base load capacity of 3990MW across its six units. Hydrological conditions of Lephalale influenced the design of Matimba Power Station to become one of the direct dry cooling power stations within Eskom’s fleet of power plants.

The station obtains its coal which is stockpiled within the power plant premises from the nearby coal mine, Exxaro’s Grootegeluk Colliery. During the burning of coal in a process to produce steam for electricity generators, various emissions are encountered upon. These emissions are coarse and fly ash, noxious and toxic gases that require effective management practices to contain, control and manage. The mixed ash (fly and coarse ash) are stockpiled at Matimba ash dump located in Zwartwater Farm.

Matimba Power Station was issued with an Atmospheric Emission License (Ref No. 12/4/12L- W4/A4) by the Department of Economic Development, Environment and Tourism, Limpopo Province. The license requires the license holder to monitor fugitive dust fallout from its operations, mainly the coal stockyard, ash dump, and dirt roads. The monitoring is conducted to determine the amount of dust leaving the operational premises to the sensitive receptors and the atmosphere.

  - Employer’s requirements for the service

##### Introduction

Fugitive dust fallout monitoring is a requirement in terms of the Matimba Power Station Atmospheric Emission License, and will ensure that Matimba exercise compliance with the National Dust Control Regulation, 2013 issued under the National Environmental Management- Air Quality Act, 2004 (Act No. 39 of 2004).

The service will ensure that Matimba knows its impacts towards sensitive receptors and to the atmosphere, and be in a position to implement and remedy the negative effects of dust pollution. This work can be executed through the panel services as it provides an opportunity in terms of the quality of work.

The implementation of this service contract will ensure that Eskom is in compliance with the environmental requirements and it is able to exercise the duty of care towards the environment; further this will enable the organization to be able to maintain the internationally recognized standards such as ISO 14001 which will add as motivation for investor confidence in investing into Eskom programs.

##### Scope of Work

The scope of work for the provision of the fugitive dust monitoring will include:

  - The placement of new fallout buckets with distilled water every month (or every 30 days)

  - The service provider shall collect the samples from all the samplers every month (after exposure for 30 days)

  - Service provider shall analyze all the samples at a SANAS approved laboratory for the specific analyses

  - The service provider shall analyze the results from the laboratory and generate a report with tables and graphs depicting monthly trends and allowable limits as per SANS 1929:2011 and the National Dust Control Regulations, 2013.

  - The service provider shall prepare a monthly report based on the analyses results, the report shall be in the format that is acceptable by the Department of environmental affairs or the licensing authorities.

  - The report shall be submitted to the employer as follows: 1 x electronic report and 1 x hard copy report in colour print and binded with hard cover.

  - The report shall include recommendations for compliance on the noncompliant samplers.

  - The service provider shall maintain and ensure that the fallout buckets and stands are in good conditions at all times.

  - The service provider shall be in a position to conduct the chemical analyses of dust and issue the report. The analyses and reporting on this will be on task order base or as and when required (on request by employer)

- Performance Monitoring

| Item | KPI | Targets |
| --- | --- | --- |
| 1 | Turnaround time for publishing report | 20 days |
| 2 | NCR (Technical, Safety or Environment) | 0 |

#### Interpretation and terminology

N/A

## Management strategy and start up.

  - The Contractor’s plan for the service

Plan will be executed as submitted as part of tender documentation. Plan will include methodology aligned with SANS 1929:2011 and the National Dust Control Regulations, 2013 and turnaround times for reporting no more than 20 days.

#### Management meetings

Informal meetings will be held when supplier comes to collect samples. No formal meetings will be scheduled.

#### Contractor’s management, supervision and key people

State any additional constraining requirements on Contractor’s supervision and key people that are not already stated in other sections such as for Health and Safety. This section could be used to solicit an organogramme from the Contractor showing his people and their lines of authority / communication. This would be essential if the Contractor is a Joint Venture.

#### Provision of bonds and guarantees

N/A

#### Documentation control

Specify how documentation will be identified with an alpha numeric which indicates source, recipient, communication number etc. Provide details of any particular format or other constraints; for example that all contractual communications will be in the form of properly compiled letters or forms attached to e mails and not as a message in the e mail itself. State any particular routing requirements but note from TSC3 who issues what to whom.

#### Invoicing and payment

The Z clauses make reference to invoicing procedures stated here in this Service Information. Also include a list of information which is to be shown on an invoice.

Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice showing the amount due for payment equal to that stated in the Service Manager’s payment certificate.

The Contractor shall address the tax invoice to Eskom Holdings SOC Limited

Matimba Power Station

Private Bag X215 Lephalale

0555

and include on each invoice the following information:

- Name and address of the Contractor and the Service Manager;

- The contract number and title;

- Contractor’s VAT registration number;

- The Employer’s VAT registration number 4740101508;

- Description of service provided for each item invoiced based on the Price List;

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT; Add procedures for invoice submission and payment (e. g. electronic payment instructions)

#### Contract change management

N/A

#### Records of Defined Cost to be kept by the Contractor

N/A

  - Insurance provided by the Employer

First read TSC3 Core Clause 86.1 and then add anything necessary for the management of insurance related issues such as a cross reference to where procedures for making claims can be found. Also provide contact details for persons capable of being able to answer any insurance related queries the Contractor may have, as well as to whom the information required by Marine Insurance (if any) may be addressed.

#### Training workshops and technology transfer

N/A

#### Design and supply of Equipment

N/A

  - Things provided at the end of the service period for the Employer’s use

###### Equipment

Monitoring stands already provided, supplier to provide sampling buckets.

###### Information and other things

Clause 70.2 requires that information and other things which the Contractor is to provide at the end of the

service period be stated in the Service Information.

#### Management of work done by Task Order

Work not specified in the pricelist will have to be executed as per task order issued to the supplier.

## Health and safety, the environment and quality assurance

#### Health and safety risk management

The Contractor shall comply with the health and safety requirements contained in Annexure 	to this Service Information.

#### Environmental constraints and management

The Contractor shall comply with the environmental criteria and constraints stated in Annexure

#### Quality assurance requirements

The Contractor shall comply with the quality criteria and constraints stated in Annexure

## Procurement

There is a cross reference from the core clause 11.2(6) definition of Disallowed Cost to the Service Information regarding procurement procedures. This part of the Service Information MUST include any such procedures to be able to administer Disallowed Cost.

#### People

###### Minimum requirements of people employed

Specify any constraints relating to people employed to Provide the Service; for example permits for foreigners, training (other than H & S), use of labour from designated areas and industrial relations.

###### BBBEE and preferencing scheme

Specify constraints which Contractor must comply with after contract award in regard to any Broad Based Black Economic Empowerment (B-BBEE) or preferencing scheme measures.

###### Accelerated Shared Growth Initiative – South Africa (ASGI-SA)

If the ASGI-SA requirements are to be included in this contract specify constraints which Contractor must comply with after contract award in regard to any ASGI-SA requirements. The ASGI-SA Compliance Schedule completed in the returnable tender schedules is reproduced here. If ASGI-SA does not apply, delete this paragraph.

The Contractor complies with and fulfils the Contractor’s obligations in respect of the Accelerated and Shared Growth Initiative - South Africa in accordance with and as provided for in the Contractor’s ASGI-SA Compliance Schedule stated below

.

[Insert the agreed ASGI-SA Compliance Schedule here]

The Contractor shall keep accurate records and provide the Service Manager with reports on the Contractor’s actual delivery against the above stated ASGI-SA criteria. [Elaborate on access to and format of records and frequency of submission etc.]

The Contractor’s failure to comply with his ASGI-SA obligations constitutes substantial failure on the part of the Contractor to comply with his obligations under this contract.

#### Subcontracting

###### Preferred subcontractors

TSC3 does not make use of nominated subcontracting, but the Employer may list which subcontractors or suppliers the Contractor is required to enter into subcontracts with. This is usually only required where specialist services need to be obtained from a particular supplier or group of suppliers in order to comply with operational standards.

###### Subcontract documentation, and assessment of subcontract tenders

Specify any constraints on how the Contractor is to prepare subcontract documentation, whether use of the NEC system is compulsory or not (compulsory is recommended) and how subcontract tenders are to be issued, received, assessed (using a joint report?) and awarded.

###### Limitations on subcontracting

The Employer may require that the Contractor must subcontract certain specialised work, or that the

Contractor shall not subcontract more than a specified proportion of the whole of the contract.

###### Attendance on subcontractors

State requirements for attendance on Subcontractors, if any

#### Plant and Materials

###### Specifications

Plant and Materials are defined as items intended to be included in the Affected Property. This will refer to replacement of worn or defective parts, routine replacement as part of regular preventative maintenance and supply of spare parts. Quality is usually designed in or specified in the technical specifications. However to cover circumstances where quality may not be prescribed, this sub-paragraph could also be used to state an overarching default requirement – fitness for purpose etc.

Either specify here or provide a list of the applicable specifications and attach them as Annexure or state where they can be obtained from.

###### Correction of defects

State any constraints when dealing with defective Plant and Materials such as how repairs are carried out - can the item be fixed up or must it be replaced by a new one.

    - Contractor’s procurement of Plant and Materials

Specify any constraints on how the Contractor is to order, codify, expedite, freight, import, transport to the Affected Property and any other requirements for delivery and storage before installation. The Employer may require warranties from suppliers to be in favour of the Employer and not just to the Contractor. The Employer may also need schedules of vendor data for his own use after the end of the service period.

###### Tests and inspections before delivery

Core Clause 41.1 makes reference to the Service Information stating which Plant and Materials are to be inspected and tested before delivery. Specify any requirements particularly if such tests and inspections are to be carried out by agents of the Employer overseas.

###### Plant & Materials provided “free issue” by the Employer

List any Plant and Materials which are to be provided by the Employer.

State arrangements for collection by Contractor or delivery by others on behalf of the Employer, off loading, inspection, storage, care custody and control, return of unused Plant and Materials, etc. Always include a statement to the effect that ‘all other Plant and Materials are to be provided by the Contractor’.

    - Cataloguing requirements by the Contractor

State whether cataloguing is applicable, if it is, reference the requirements for cataloguing that need to be satisfied by the Contractor (consult Procurement Instruction Number 1 of 2018 – Incorporating Cataloguing into the Procurement Environment, Unique Identifier 240-1289988974).

## Working on the Affected Property

All monitoring sites at Matimba Power station properties

#### Employer’s site entry and security control, permits, and site regulations

Sites such as Koeberg Nuclear Power Station have very strict entrance requirements which tendering contractors need to allow for in their prices, and the Contractor has to comply with. State these or similar requirements here.

In addition to the above there may be other restrictions once on the site, plus rules relating to roads, walkways and the provision of barricades

#### People restrictions, hours of work, conduct and records

Restrictions and hours of work may apply on some sites. It is very important that the Contractor keeps records of his people working on the Affected Property, including those of his Subcontractors. State that the Service Manager shall have access to them at any time. These records may be needed when assessing compensation events.

#### Health and safety facilities on the Affected Property

Section 3 deals with contractual H & S requirements in addition to those of the OHSA Act. This section allows the Employer to state what measures are to be taken on the Affected Property by describing where First Aid facilities provided by the Employer are located and any other emergency arrangements. Do not use if already addressed in 2.3.

#### Environmental controls, fauna & flora

This sub-paragraph may not be required in a service contract or if these matters are dealt with in the general environmental requirements referred to in section 3 above.

#### Cooperating with and obtaining acceptance of Others

This sub-paragraph could be used to deal with two issues.

- The cross reference from core clause 25.1 about cooperation generally as well as details about Others with whom the Contractor may be required to share the Affected Property. See clause 11.2(9) for the definition of Others.

- Requirements for liaison with and acceptance from statutory authorities or inspection agencies.

  - Records of Contractor’s Equipment

Supplier to sign in and declare all equipment upon entering site at security office.

  - Equipment provided by the Employer

No equipment will be provided by the employer except for existing monitoring stands.

#### Site services and facilities

    - Provided by the Employer

N/A

    - Provided by the Contractor

N/A

#### Control of noise, dust, water and waste

N/A

#### Hook ups to existing works

N/A

#### Tests and inspections

###### Description of tests and inspections

N/A

###### Materials facilities and samples for tests and inspections

N/A

## List of drawings

  - Drawings issued by the Employer

This is the list of drawings issued by the Employer at or before the Contract Date and which apply to this contract.

| Drawing number | Revision | Title |
| --- | --- | --- |
| N/A |  |  |

# PART C 4: SITE INFORMATION

| Document reference | Title | No of pages |
| --- | --- | --- |
| C4 | This cover page | 1 |
|  | Site Information | 7 |
|  | Total number of pages | 7 |

## Description of the Site and its surroundings

#### General description

###### Roads

The Employer makes every effort to maintain the roads on the Site in a fair condition and all construction traffic is limited to using these roads. Matimba traffic regulations are adhered to at all times. Speed limit is 40km/h.

###### Security

The Contractor is informed of the access procedures through Matimba Procedure PS/270/008, Rev 1, “Access Control and Protection of Eskom Assets” and should expect that such procedures may change depending on the prevailing security situation

Temporary entrance permits are issued to contractors who are on site for less than 3 months. Names and Identity Numbers are required before the contract starts. Photo copies of Identity documents are also required. This must be arranged with the Project Manager. Lost permits will be paid for by the Contractor to Protective Services at a cost stated by ESKOM per lost permit. All permits need to be returned to Security or the Project Manager upon completion of the contract. If it is necessary to bring tools and equipment onto site a list of tools is submitted which is verified by security staff prior to tools entering the security area.

Should any Contractor staff be transferred from Matimba or leave site, the Contractor ensures that personnel leaving site are transported out of the security area and that the permit is returned.

Only work vehicles with an approved permit will be allowed on site. These vehicles are to be in a serviceable condition and road worthy. Temporary vehicle permits are issued to contractors who are on site for less than 3 months. This must be arranged with the Project Manager.

No private vehicles will be allowed on site without a temporary permit.

Arrangements must be made with the Project Manager well in advance to allow sub-contractors and visitors onto site.

To bring cameras and cell phones with cameras on site, permission has to be obtained from the Power Station Manager, using the standard application forms for cameras. This must be arranged with the Project Manager. No firearms, weapons, alcohol and illegal substances are permitted on site.

No “Private Work” is carried out for or on behalf of any Employer Employee.

Any person suspected of being under the influence of alcohol is tested and if proved positive, is refused entry to the Matimba Site or has to leave the Matimba site immediately should such person be on site already. The Employer reserves the right to do arbitrarily testing for alcohol on employees of the Contractor.

The transport of any equipment onto the site must be declared and documented at Protective Services in order to facilitate the future removal thereof. Pro-active comprehensive listing of all tools and equipment brought to Matimba will considerably speed up entrance to the power station

Only authorised persons are permitted to enter Red Zone areas

###### Supply of electricity

Electric power for construction, both 220V AC and 380V 3-phase supply, is supplied at Site free of charge, but connection fees are for the Contractor's account. All installations comply with the details set out in Matimba Maintenance Procedure PAM/233/002 - Contractor's Temporary Electrical Equipment Supply, and Construction Power Supplies (Occupational Health and Safety Act - Act 85 of 1993) and the Matimba Safety, Health and Environmental Specification for Contractors, PS/270/003, Rev10.

The Employer does not guarantee continuity of supply and no claims for standing time as a result of power failures will be considered. The Employer connects distribution boards to a 380V three-phase AC power supply, only after the Contractor has submitted the valid Certificate of Compliance for the installation on their site and equipment.

A written request, indicating the Contractor's requirements is submitted to the Project Manager as soon as possible after the Contract Date.

###### Water

Potable and raw water for construction purposes are also available free of charge at the nearest point of supply as installed on site.

A written request, indicating the Contractor's requirements is submitted to the Project Manager as soon as possible after the Contract Date

###### Sanitary facilities

Permanent toilets to serve the Power Station and urinals at the boundary area have been constructed by the Employer and all the Contractor's personnel may make use of these facilities if within allocated site for the execution of the Works.

Should no such sanitary facilities be within useable distance from the working site or Contractor’s site, the Contractor has to make the necessary arrangements to provide adequate sanitary facilities.

  - Site Conditions

| Altitude | 1624.0m above MSL |
| --- | --- |
| Terrace Level | 1619.0 above MSL |
| Outside ambient air temperature Minimum dry bulb Maximum dry bulb Average Atmosphere | +40 degree Celsius - 6 degree Celsius +30 degree Celsius Dry/Dusty |
| Rainfall: Mean annual rainfall Maximum rainfall for 24 hour period Relative humidity: Maximum Minimum Weighted average Mean annual barometric pressure | 300 mm 80 mm 90% 10% 61% 83.8 kPa |
| Hail, maximum size | 20 mm diameter |
| Wind: Summer average, daytime Winter, average, daytime Minimum expected, normal Minimum expected, gusts | 3m/s NW 3.7 m/s NW 13.7 m/s 31 m/s |

#### Existing buildings, structures, and plant & machinery on the Site

Any as-built drawings of existing facilities can be requested from the Employer and will be provided if it is available.

The Employer provides the Contractor with the structural elevation markings on the existing boiler structure and the Contractor verifies the correctness of these markings.

The terminal point interfaces and interface data are listed in the relevant schedules.

The Contractor occupies the site with other contractors that are working in the same area.

The existing goods lift has a capacity of 3500kg or 46 persons and may be used to convey goods and people from 0m level.

The existing passenger lift has a capacity of 10 persons and may be used to convey people from 0m level.

There is an existing loading bay at Boiler 0m level left hand front side that may be used to convey goods from 0m level. The Contractor will have to use his own winch system and also move an existing access ladder if he utilises this option.

#### 7.3	SITE SERVICES PROVIDED BY THE CONTRACTOR

- 7.3.1 Offices, workshops and stores

The Contractor complies with the environmental policy given in Matimba Safety, Health and Environmental Specification for Contractors, PS/270/003. Provision is made for usage of Eskom’s buildings for storage and office areas where applicable. The Contractor is to maintain these provisions to Eskom’s standards.

#### 7.3.2 Roads

The Contractor is allowed to provide any temporary means of access for his vehicles from the roads to the points where he is carrying out his work. In wet conditions it is envisaged that the Contractor may have to resort to the provision of wire mesh rolled out, etc., as such temporary means of access.

Permission to construct the temporary access roads is obtained from the Project Manager in writing, with the Contractor submitting the necessary detail for the road construction.

#### 7.3.3 Electricity

The Contractor provides at his own expense all temporary wiring and cabling to lead power from the Employer's supply points, to where it is required, maintain same and remove on completion. These points of supply are transformers designated by the Employer. The Contractor’s distribution boxes conform to the Employer’s requirements and are approved by the Project Manager prior to use. All installations comply with the details set out in Matimba Maintenance Procedure PAM/233/002 - Contractor's Temporary Electrical Equipment Supply.

Any electrical equipment or appliance used by the Contractor conforms to the applicable South African safety standards and maintained in safe and proper working condition. The Employer has the right to stop the Contractor's use of any electrical equipment or appliance which in the Employer's opinion does not conform to the foregoing.

###### Conditions of supply for erection

In order to comply with the Electrical Installation Regulations under the Occupational Health and Safety Act, no 85 of 1993 the following requirements must be met:

  - Before the Contractor’s cabling are connected to the Employer’s supply point and before any electricity is supplied the Contractor must be in possession of a valid certificate of compliance for its reticulation system.

  - The Contractor's electrical installation is inspected and tested by an accredited person to ensure that it complies with the requirements of the Occupational Health and Safety Act, 1993 and the code of Practice for wiring of premises, SABS 0142.

  - After certificate of compliance is obtained, the Employer inspects the electrical installation and if satisfied, it is connected and supplied from the construction power supply.

###### WARNING

Phase rotation may change during a power supply break. The Contractor checks rotation of their equipment before recommencing of work.

###### Sanitary Facilities

If sanitary facilities are required at the Contractor’s site, the Contractor provides, services, maintains and removes on completion, temporary sanitary facilities, at his own cost, to the acceptance of the Project Manager.

###### Telecommunications

Telephone line connections and telephone instruments can be arranged with the Employer. The Contractor is responsible for installation cost and his own telephone bill. The Employer can however not guarantee availability of such services.

### SITE PROCEDURES AND INSTRUCTIONS

#### General

The Contractor complies with all Site procedures and instructions, copies of which if not included in this contract specification, are made available by the Project Manager at Matimba Power Station.

The onus is on the Contractor to ensure his familiarity with the Employer's Site procedures, regulations and inspections.

#### Access to site

The Contractor makes his own assessment of, and allows in his program for those access problems due to confined and restricted areas, existing structures and equipment, etc. which may be encountered and no extra payment or claim of any kind will be allowed on account of difficulties of access to the works.

#### Fire Protection

Fire protection and rescue are available on site 24 hours per day. The emergency telephone number internal to Matimba is 5000 or 014-763-8311 from an external land line or cell phone and can be used to obtain emergency assistance.

The Contractor complies with the requirements of Employer’s Standard NWS 1494 Revision 4 "Fire prevention and protection of Contractor's premises on Engineering Sites" and of Site Regulations pertaining to fire protection.

#### Safety and Accident Prevention

The Contractor complies with the requirements of the following:

      - Employer’s Standard NWS 1058 Revision 5 "Safety at construction sites – Requirements to be met by Contractors".

      - Matimba Safety, Health and Environmental Specification for Contractors, PS/270/003

      - Occupational Health and Safety Act - Act Number 85 of 1993.

      - Other relevant legislation.

All staff will undergo a Safety Induction, presented by Matimba Risk Management Department. Safety induction presentation to be arranged through the Project Manager.

#### Special transport facilities

The Contractor obtains written acceptance from the Service Manager if any special transport is required.

#### Site Regulations

The Contractor complies with Employer’s site regulations as stipulated in Procedure PA/270/003, covering the following:

      - Clean lines

      - Storage of material

      - Safety precautions and fire prevention

      - Permits to work

      - Other Contractor's work

      - Representation of sub-Contractors

#### Maintenance staff to witness erection

      - Supervision

      - Handing over of works

      - Contractor's Site

#### Permits

All Contractors will ensure that they are informed of all the requirements of Eskom’s Plant Safety Regulations and ORHVS and that they at all times comply to the requirements of these Regulations.

All Supervisors of contracting companies, who are directly involved with Eskom’s Permit to Work System, shall be trained and successfully complete the Matimba’s authorization / evaluation process, and must be authorized as Responsible Persons.

The Responsible Person shall ensure that:

- The conditions of permits and cautionary notices are strictly adhered to.

- The lockout procedures, mechanical as well as electrical, are strictly adhered to and any deviations shall be corrected immediately.

- The safe work procedures as laid down by Matimba Power Station and as determined by the Risk Assessment, shall be followed.

- The workers register and cautionary notices are discussed daily with workers

At least one person in the Contractor’s service shall be competent to inspect scaffolding in the case where scaffolding is needed by the Contractor himself. Certificates must be handed in at Project Management after the contract has been awarded.

#### Accommodation

The Contractor arranges and provides at his own expense all accommodation for his Employees or Sub Contractors.

#### Medical Facility

The Matimba Medical Station is available on site during normal working hours. The emergency telephone number internal to Matimba is 5000 or 014-763-8311 from an external land line or cell phone and can be used to obtain emergency assistance. The Contractor should provide a COID number (Compensation for Occupational Injury and Disease) and associated documentation when the medical station is visited.

#### j)	Matimba Environmental Rules

The non-adherence to the following rules could result in the termination of this contract.

- Matimba Power Station is ISO 14001 compliant. Matimba Power Station has committed itself to pollution prevention on air, land, and water resources. Matimba also commits to comply with all the relevant legislative requirements, and during its operation avoid wastage of resources such as water, and manage, store, sort, recycle, separate, and handle all the waste generated effectively and dispose of its waste in line with legislative requirements. All spillages (whether oil, grease, diesel, chemical, etc) are prevented at all times and where accidents do occur, immediate remedial actions are taken to clean-up the affected land using the appropriate spill-cleaning chemicals / absorbents. Matimba has developed internal operational procedures to assist employees and contractors to prevent pollution and to comply with legislation. A legal register and a register with potential impacts from any operations, to guide the employees on any legislation that affects their areas of responsibilities, must be kept.

- Matimba also has an Environmental Policy, PS/270/083, to which the Contractor and his employees must adhere to. It is therefore the responsibility of the Contractor to ensure that he obtains copies of the Environmental Policy of Matimba, the legal register applicable to his area of responsibility, the aspect register and the Matimba procedures (applicable to the Contractor’s area of responsibility) and to familiarize themselves on such procedures, within 5 days from the date of commencement of work at Matimba, to assist the Contractor and his/her employees to prevent pollution and to comply with legislative requirements. Copies of the above-mentioned documents shall be obtained from the Project Manager or Environmental Officer on the first day prior to commencement of work at Matimba. The contractor shall submit a proof to the Environmental Officer of Matimba that he and his employees has done all the necessary training on procedures and Policies supplied to them and that they do understand the contents of the procedures, registers and policies and will adhere to them at all times.

- Rules are as follows:

- Provide sufficient storage containers, labelled depicting general or hazardous waste and store in a designated storage area.

- No hazardous waste may be stored for a period of more than 90 days on the Matimba premises.

- Ensure that all hazardous waste is disposed off at a licensed Class H disposal site. A copy of the hazardous waste disposal certificate must be submitted to the project manager.

- Ensure that all other general waste is disposed off at the local municipal waste dump.

- Ensure that your site does comply with the general good housekeeping practices. Redundant material will be removed to allocated sites. No scrap shall be stored in the Contractor’s yard. Scrap is to be cleared from Site daily.

#### Health and Safety Plan (Construction Regulations)

Documentation required from the Contractor

The contractor must compile a Health and Safety Plan, filed in a Health and Safety File , comprising of the following :

- Proof of the contracting company’s own Health and Safety Policy.

- Proof of appointments, assignments and designations as required in terms of the Occupational Health and Safety Act, No 85 of 1993.

- Proof of Risk Assessments regarding Hazards identified.

- Proof of Safe Work Procedures that derived out of the Risk Assessments.

- Proof of the contracting company’s own Emergency Plan that will deal with their own emergencies on site.

- Proof of a Fall Protection Plan, if required to perform work at elevated levels developed by a competent person appointed by the contracting company.

- Proof of “Notification to perform Construction Work” – a copy of the notification addressed to the Department of Labour as required Regulation 3 of the Construction Regulations.

- Proof of an Induction Program (it is advised that the Matimba SHE Rules as a Guide) and an attendance register signed by its employees prior the commencement of any construction work on site.

- Proof of the contracting company’s employees Medical Fitness Certificate. (Must still be valid – one year. May only have been issued by an occupational health practitioner).

- Proof of contractors weekly Health and Safety Rep Inspections regarding its own site and where detached work is performed.

- Proof of Personal Protective Equipment (PPE) issued to contractor’s employees.

- Proof of contracting company’s Accident/Incident Reporting and Investigation System.

- Proof of checklists and where applicable test certificates, regarding contractor’s tools, equipment, machinery, mobile equipment, vessels under pressure and any other applicable checks required by the Act.

A “Section 37(2) Agreement with Mandatory” needs to be drawn up by the Contractor and the

Project Manager and co-signed before work can commence

The Principle Contractor must ensure that his contractors (Subcontractors) do also have a Health and Safety File and that it must be accepted by the Principle Contractor.

The Safety Officer employed by Matimba Power Station will audit these Health and Safety Plan to ensure compliance with the provisions of the Act, before the Contractor will be allowed to start with the Works.

#### SHE Documentation required from the Contractor

- The following documents must be provided by the contractor in terms of Health, Safety and Environmental performance, should the contractor not provide this information it will be assumed that it does not exist

- Letter of good standing with COID or any insurance body

- An Organogram indicating the names of all persons that will hold legal appointments on the project in terms of the Act.

- The expected roles, responsibilities and authority of those who are proposed to receive legal appointments.

- Provide an overview of the system / program that is utilized to manage Safety, Health and Environment.