| APPOINTMENT OF SERVICE PROVIDER FOR SEKHUKHUNE DISTRICT MUNICIPALITY WATER SERVICES AND INFRASTRUCTURE PROJECT MANAGEMENT UNIT SUPPORT TEAM FOR A CONTRACT OF THREE (36) MONTHS PERIOD. BIB NO.: SK-8/3/1-06/2021/22 |  |
| --- | --- |
| PROCUREMENT DOCUMENT |  |
| Registered Name of Bidder: |  |
| Trading Name of Bidder: |  |
| Registration No. of Entity: |  |
| Postal address of Bidder: |  |
| Contact Person: |  |
| Tel. No: | E-mail Address: |
| Cell No: | Fax No: |
| Tender Amount: |  |
| ISSUED BY: Director: Infrastructure Water Services Mr. M.P Matji Sekhukhune District Municipality Private Bag X8611 Groblersdal 0470 Tel: (013) 262 7535 E-mail: Matjip@sekhukhune.gov.za | PREPARED BY: Cluster Manager: Operations & Maintenance Mr. L.T Ledwaba Sekhukhune District Municipality Private Bag X8611 Groblersdal 0470 Tel: (013) 262 7345 E-mail: Ledwabat@sekhukhune.gov.za |

INVITATION TO BID

YOU ARE HEREBY INVITED TO BID FOR APPOINTMENT OF SERVICE PROVIDER FOR SEKHUKHUNE DISTRICT MUNICIPALITY WATER SERVICES AND INFRASTRUCTURE PROJECT MANAGEMENT UNIT SUPPORT TEAM FOR A CONTRACT OF THREE (36) MONTHS PERIOD.

| TENDER DETAILS |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| TENDER NUMBER: | SK-8/3/1-06/2021/22 |  |  |  |  |  |
| TENDER TITLE: | APPOINTMENT OF SERVICE PROVIDER FOR SEKHUKHUNE DISTRICT MUNICIPALITY WATER SERVICES AND INFRASTRUCTURE PROJECT MANAGEMENT UNIT SUPPORT TEAM FOR A CONTRACT OF THREE (36) MONTHS PERIOD. |  |  |  |  |  |  |
| CLOSING DATE: | 2021/09/03 | CLOSING TIME: |  | 10H00 |  |  |
| SITE MEETING: | DATE: | N/A | TIME: | N/A | COMPULSORY: | N/A |
| SITE MEETING ADDRESS: | N/A |  |  |  |  |  |
| CIDB GRADING REQUIRED: | NO | LEVEL AND CATEGORY: |  |  | N/A |  |
| BID BOX: | Situated at: Groblersdal AB Sikhosana Fire Station, the bid box is generally open 24 hours a day, 7 days a week. |  |  |  |  |  |
| OFFER TO BE VALID FOR: | 90 | DAYS FROM THE CLOSING DATE OF BID. |  |  |  |  |
| TENDERER DETAILS (Please indicate postal address for all correspondence relevant to this specific tender) |  |  |  |  |  |  |
| NAME OF TENDERER: |  |  |  |  |  |  |
| NAME OF CONTACT PERSON |  |  |  |  |  |  |
| PHYSICAL ADDRESS: |  | POSTAL ADDRESS: |  |  |  |  |
| TELEPHONE #: |  | FAX NO: |  |  |  |  |
| E-MAIL ADDRESS: |  |  |  |  |  |  |
| Total for Item 3 on page 87: |  |  |  |  |  |  |
| DATE: |  |  |  |  |  |  |
| SIGNATURE OF TENDERER: |  |  |  |  |  |  |
| CAPACITY UNDER WHICH THIS BID IS SIGNED: |  |  |  |  |  |  |
| PLEASE NOTE: 1. Tenders that are deposited in the incorrect box will not be considered. 2. Tender box deposit slot is 28cm x 2.5cm. 3. Mailed, telegraphic or faxed tenders will not be accepted. 4. If the bid is late, it will not be accepted for consideration. 5. Bids may only be submitted on the Bid Documentation provided by the Municipality. |  |  |  |  |  |  |
| ENQUIRIES MAY BE DIRECTED TO: |  | CONTACT PERSON |  | TEL. NUMBER |  |  |
| TECHNICAL ENQUIRIES |  | Matji M. P |  | 013 262 7535 |  |  |
| ENQUIRIES REGARDING BID PROCEDURES & COMPLETION OF BID DOCUMENTS |  | H.L Nkadimeng |  | 013 262 7300 |  |  |
|  |  | G. Sikosana |  | 013 262 7301 |  |  |

PART A – ADMINISTRATIVE REQUIREMENTS IN TERMS OF THE SUPPLY CHAIN MANAGEMENT POLICY

- CHECKLIST

PLEASE ENSURE THAT THE FOLLOWING FORMS HAVE BEEN DULY COMPLETED AND SIGNED AND THAT ALL DOCUMENTS AS REQUESTED, ARE ATTACHED TO THE TENDER DOCUMENT:

| Authority to Sign a Bid - Is the form duly completed and is a certified copy of the resolution attached? | YES |  | NO |  |
| --- | --- | --- | --- | --- |
| Tax Clearance Certificate – SARS VERICATION PIN and VALID Tax Clearance Certificate attached? | YES |  | NO |  |
| MBD 4 (Declaration of Interest) - Is the form duly completed and signed? | YES |  | NO |  |
| MBD 6.1 (Preference Points claim form for purchases/services) - Is the form duly completed and signed? Is a CERTIFIED copy of the B-BBEE Certificate or the original B-BBEE Certificate attached? | YES |  | NO |  |
| MBD 8 (Declaration of Past Supply Chain Practices) - Is the form duly completed and signed? | YES |  | NO |  |
| MBD 9 (Certificate of Independent Bid Determination) - Is the form duly completed and signed? | YES |  | NO |  |
| MBD 15 (Certificate of Payment of Municipal Accounts) - Is the form duly completed and signed? Are the Identity numbers, residential addresses and municipal account numbers of ALL members, partners, directors, etc. provided on the form as requested? | YES |  | NO |  |
| MBD16 (Key Performance Indicators) - Is the form duly completed and signed? | YES |  | NO |  |
| OHASA (Occupational Health and Safety) - Is the form duly completed and signed? Is a valid Letter of Good Standing from the Compensation Commissioner attached? | YES |  | NO |  |
| Form of Indemnity - Is the form duly completed and signed? | YES |  | NO |  |
| Declaration by Bidder | YES |  | NO |  |

| SIGNATURE |  | NAME (PRINT) |  |
| --- | --- | --- | --- |
| CAPACITY |  | DATE |  |
| NAME OF FIRM |  |  |  |

2. TENDER NOTICE & INVITATION TO TENDER

SK-8/3/1-06/2021/22 APPOINTMENT OF SERVICE PROVIDER FOR PROJECT MANAGEMENT UNIT SUPPORT TEAM TO ASSIST SEKHUKHUNE DISTRICT MUNICIPALITY INFRASTRUCTURE AND WATER SERVICES DEPARTMENT FOR A CONTRACT PERIOD OF THIRTY-SIX (36) MONTHS.

Tender documents, in English, are obtainable from Tuesday, 10 August 2021, at Bareki Mall Cnr. Van Riebeek and Chris Wild Street Sekhukhune District Municipality offices from Cashiers; Tel: 013 262 7300 between 07h30 and 16h30 upon payment of a tender participation fee of R500-00 per set. Alternatively, the document may be downloaded free of charge from the website: www.etenders.gov.za . Sealed tenders, with: “Tender No.: SK-8/3/1-06/2021/22: Appointment of service provider for project management team to assist Sekhukhune District Municipality Infrastructure and Water Services Department for a contract period of thirty-six (36) months.” clearly enclosed on the envelope, must be deposited in Tender Box No. 5 at AB Sikhosana Fire station offices of Sekhukhune District Municipality, next to Groblersdal WTW. Bids may only be submitted on the bid documentation issued by Sekhukhune District Municipality. The closing date and time of the tender is on 03 September 2021 at 10h00 and tenders will be opened in public immediately thereafter at AB Sikhosana Fire station offices of Sekhukhune District Municipality, next to Groblersdal WTW. Tenders must be valid for 90 days after the closing date. Tenders shall be evaluated in terms of the Preferential Procurement Regulations, 2017 and bidders may claim preference points in terms of their B-BBEE status level of contribution. Sekhukhune District Municipality does not bind itself to accept the lowest or any tender and reserves the right to accept any tender, as it may deem expedient. Tenders are subject to the General Conditions of Contract and the Supply Chain Management Policy of Sekhukhune District Municipality. Please refer enquiries to Thomas Ledwaba at telephone number: 013 262 7345 or 082 578 0193

| 3. TENDER DATA |  |  |  |  |
| --- | --- | --- | --- | --- |
| Clause # |  |  |  |  |
|  | The Conditions of Tender are the Standard Conditions of Tender as contained in Annexure F of the September 2015 edition of the CIDB Standard for Uniformity in Construction Procurement (Board Notice 187 of 2015 - refer to www.cidb.org.za). The Standard Conditions of Tender for Procurement make several references to the Tender Data for details that apply specifically to this tender. The Tender Data shall have precedence in the interpretation of any ambiguity or inconsistency between it and the standard conditions of tender. Each item of data given below is cross-referenced to the clause in the Standard Conditions of Tender to which it mainly applies. |  |  |  |
| F.1.1 | General: The Employer is Sekhukhune District Municipality, as stipulated in the Tender Notice and Invitation to Tender as on page 6 of this document. |  |  |  |
| F.1.2 | Tender documents: The tender documents issued by the Employer comprise: THE TENDER / CONTRACT Part A: Supply Chain Management Requirements Part C: Tendering Procedures, Tender Data, Contract Data and Scope of Works Part D: Functionality Evaluation and Eligibility Assessment Part E: Pricing Data and Form of Offer and Acceptance |  |  |  |
| F.1.4 | Communication and employer’s agent: The employer has no agent acting on it’s behalf for the purpose of this tender. The employer’s representative for the purpose of communication between the employer and bidders is: Name: Mr. M.P Matji Address: Sekhukhune District Municipality PO Box 8116 Groblersdal, o740 Tel: (013) 262 7535 E-mail: matjim@sekhukhune.gov.za Only information issued formally in writing to bidders by the employer’s representative will be regarded as amendments to the tender document |  |  |  |
| F1.5. | add the following to clause F1.5.1; Sekhukhune District Municipality reserves the right to accept all, some, or none of the bids received – either wholly or in part – and it is not obliged to accept the lowest or any bid. |  |  |  |
| F.2.1 | Eligibility: F.2.1.Add the following: Only those bidders who also satisfy the following criteria are eligible to submit tenders: F.2.1.3 Registration as Service Provider: Only those bidders who are registered and verified on Central Supplier Database as service providers, or are capable of being so registered prior to the evaluation of submissions, are eligible to submit bids. The Employer will only enter into a formal contract with a bidder who is registered on Sekhukhune District Municipality’s Suppliers Database as a service provider. |  |  |  |
| NAME (PRINT): |  |  |  |  |
| SIGNATURE: |  |  | NAME OF FIRM: |  |
| CAPACITY: |  |  | DATE: |  |

|  | F.2.1.4 Local office: In order to be considered for an appointment in terms of this tender, bidders must have an office in the Limpopo, through which all communication with the employer will flow, and where the majority of work in terms of this tender will be carried out. The physical address of the local office must be indicated certified proof of residence, as well as the preferred domicilium citandi et executandi for the purposes of any contract arising from this tender submission. F.2.1.5 Key personnel: The following personnel must be in the full time permanent employment of the bidder and available for the envisaged appointments: 1. A Programme Manager who is a registered Professional Engineer or registered Professional Technologist/Technician with the Engineering Council of South Africa (ECSA), with at least seven years verifiable post graduate experience in the provision of consulting engineering services and project management in Water Services Infrastructures. Municipal Infrastructure, relevant to the disciplines tendered for. The person must demonstrate competence in Water Services Infrastructures, experience and qualification and/or completion of relevant courses. The Project Leader must have acted as the „Engineer‟ in terms of the latest General conditions of Contract for Construction Works within the last three years. In the case of groundwater projects, the Programme Manager must be a registered Professional Natural Scientist with the South African Council for Natural Scientific Professions (SACNASP), with at least seven years verifiable post graduate experience in the development and management of groundwater projects. The Programme Manager’s professional registration number must be indicated on page 59, Key Personnel. 2. A Project Leader who is a qualified Engineer / Technologist / Technician, with at least five years verifiable post graduate experience in municipal infrastructure projects relevant to the disciplines tendered for. In the case of groundwater projects, the “Project Leader” can also be a qualified Geo Hydrologist with at least five years verifiable post graduate experience in groundwater projects. Engineers will be appointed per project when applicable, upon approval by the employer. The Curriculum Vitae of all key personnel must be submitted with the bid. Key personnel will be expected to operate from the “local office”, as and when the demands of the anticipated projects require. F.2.1.6 Professional indemnity insurance: The employer will not award a contract to any bidder that does not hold valid professional indemnity (PI) insurance providing cover for an amount of at least R2 000 000 in respect of each and every claim during the period of insurance, which stated minimum cover shall remain in place for the full contract period. Proof of insurance must be submitted with the tender. F.2.1.7 Functionality Evaluation: Bids will be subjected to a Functionality evaluation process, based on specific quality criteria. Only bidders who attain a minimum score of 70% or more for quality will be considered for further evaluation. Bids that score less than 70% will be rejected as non-responsive. Note: The Eligibility Assessment sheet is enclosed on pages 17 and 18. Bidders are advised to carefully study these sheets to ensure that the correct information is provided. |  |  |  |
| --- | --- | --- | --- | --- |
| F.2.7 | Clarification meeting: There will be no bid clarification meeting. |  |  |  |
| F.2.13 | Submitting a bid: F.2.13.3 Each tender offer communicated on paper shall be submitted as an original, plus 0 (zero) copies. F.2.13.4 The tender shall be signed by a person duly authorized to do so. Bids submitted by joint ventures of two or more firms shall be accompanied by the document of formation of the joint venture, authenticated by a notary public or other official deputed to witness sworn statements, in which is defined precisely the conditions under which the joint venture will function, its period of duration, the persons authorized to represent and obligate it, the |  |  |  |
| NAME (PRINT): |  |  |  |  |
| SIGNATURE: |  |  | NAME OF FIRM: |  |
| CAPACITY: |  |  | DATE: |  |

|  | participation of the several firms forming the joint venture, and any other information necessary to permit a full appraisal of its functioning. F.2.13.5 The employer’s address for delivery of bids and identification details to be shown on each tender offer package is: Location of tender box: Sekhukhune District Municipality, AB Sikhosana Fire Station, Groblersdal next to WTW, Identification Details: TENDER No. SK-8/3/1-06/2021/22: APPOINTMENT OF SERVICE PROVIDER FOR PROJECT MANAGEMENT UNIT SUPPORT TEAM TO ASSIST SEKHUKHUNE DISTRICT MUNICIPALITY INFRASTRUCTURE AND WATER SERVICES DEPARTMENT FOR A CONTRACT PERIOD OF THIRTY-SIX (36) MONTHS. F.2.13.6 A two-envelope procedure will not be followed. |  |  |  |
| --- | --- | --- | --- | --- |
| F.2.15 | Closing time: The closing time for submission of tender offers is 10h00 on Friday 03 Septermber 2021. Telephonic, telegraphic, telex, facsimile or e-mailed tender offers will not be accepted |  |  |  |
| F.2.16 | Tender offer validity: The tender offer validity period is 90 days |  |  |  |
| F.2.17 | Clarification of tender offer after submission: Add the following to F.2.17: A tender may be rejected as non-responsive if the bidder fails to provide any clarification requested by the employer within the time for submission stated in the employer’s written request. |  |  |  |
| F.2.23 | Certificates: F.2.23.1 Add the following: Tax Clearance Certificate: Bidders shall be registered and in good standing with the South African Revenue Services (SARS) and shall submit/append documentary evidence/proof in the form of a valid Tax clearance Certificate issued by SARS. Failure to provide a valid Tax Clearance Certificate will prejudice the tender and it may be rejected for such reason. Each party to a Consortium/Joint Venture shall submit a separate valid Tax Clearance certificate. F2.23.2 Broad Based Black Economic Empowerment (B-BBEE) Status Level Certificate(s): Points for B-BBEE status level of contribution will be awarded in accordance with the requirements as set out in form MBD 6.1 on page 28 of this tender document. |  |  |  |
| F.3.4 | Opening of tender submissions: Add the following to F3.4: The time and location for opening of the tender offers are: Time: 10h00 on Tuesday 03 September 2021; Location: AB Sikhosana Fire Station board room, Sekhukhune District Municipality, Tenders will be opened in public immediately after the closing time for tenders at 10h00. |  |  |  |
| F3.8 | Test for responsiveness: Add the following to F3.8: Bids will be considered non-responsive if, inter alia: - the bid does not comply with the eligibility criteria listed in F2.1 above. - the bidder has failed to clarify issues, or to submit any supporting documentation, within the time for submission |  |  |  |
| NAME (PRINT): |  |  |  |  |
| SIGNATURE: |  |  | NAME OF FIRM: |  |
| CAPACITY: |  |  | DATE: |  |

|  | stated in the employer’s written request. - the bid failed to score the minimum of 70% in the pre-qualification evaluation for functionality/quality. - the bidder offered discount in excess of 15% on the ECSA guideline fees (refer to Pricing Schedule page 99. |
| --- | --- |
| F3.11 | Evaluation of tender offers: F.3.11.5 Add the following: The procedure for the evaluation of responsive tenders will be Method 4: Financial Offer, preferences and quality, where quality will be assessed for functionality purposes. Evaluation stages: Stage 1: Assessment of eligibility (i.e. general completeness) and responsiveness; Stage 2: Assessment of quality/functionality in terms of minimum threshold for functionality. The functionality evaluation will be subdivided into the following evaluation categories: - Company’s relevant experience - Key Personnel - Relevant experience The minimum number of functionality points is 70 out of 100. Tender offers that fail to score this minimum number of functionality points will be rejected. Refer to page 72or the Functionality Evaluation guide sheet, and Returnable schedules on pages 74 to 81 for detail on the submissions required to score points for quality. Bidders are advised to carefully study this sheet and schedules, to ensure that sufficient relevant information is provided for each discipline/category tendered for. Tenderers that fail to supply the information requested in any of the schedules with their tender offers will score NO Quality/Functionality points in the particular regard. Stage 3: Financial and Preference: The responsive tenders resulting from stages 1 and 2 will be evaluated in terms of their financial offer to a maximum of 80 points. For preferences, the B-BEEE status level of contribution will determine the points scored out of a maximum of 20 points, in accordance with the requirements as set out in form MBD 6.1 on page 44. |
| F.3.13 | Acceptance of tender offers: Add the following to F.3.13.1: F.3.13.1. Tender offers will only be accepted if: (a) the bidder has in his or her possession a valid Tax Clearance Certificate issued by the South African Revenue Services; (b) the bidder is registered and verified on Sekhukhune District Municipality’s Supplier Data Base before tender evaluation takes place; (c) the bidder or any of its directors is not listed on the Register of Tender Defaulters in terms of the Prevention and Combating of Corrupt Activities Act of 2004 as a person prohibited from doing business with the public sector; (d) the bidder has not: i. abused the Employer’s Supply Chain Management System; or ii. failed to pay municipal rates and taxes or service charges and such rates, taxes and charges are not in arrears for more than 90 days; iii. failed to perform on any previous contract and has been given a written notice to this effect; (e) the bidder has no conflicts of interest which may impact on the bidder’s ability to perform the contract in the best interest of the employer, or potentially compromise the tender process. |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

|  | F.3.13.2. Notification of decision, objections and complaints: If the Bid Adjudication Committee has resolved that a tender be accepted, the successful and unsuccessful bidders shall be notified in writing of this decision. Persons aggrieved by decisions or actions taken by the Supply Chain Management System, may lodge within 10 working days of the decision or action, a written objection or complaint against the decision or action. Any bidder wishing to exercise this right, must submit his/her objection/complaint in writing to Sekhukhune District Municipality, Senior Manager: Supply Chain Management. The format of the objection/complaint must - set out the reasons for the objection/complaint; - state in which way the appellant’s rights have been affected by the decision; - state the remedy sought, and - be accompanied by a copy of the notification advising the bidder of the decision of the Bid Adjudication Committee. |
| --- | --- |
| F.4 F.4.1 | Additional Conditions of Tender: The additional conditions of tender are: Invalid bids: Bids shall be considered invalid and shall be endorsed and recorded as such in the bid opening record, by the responsible official who opened the bid, in the following circumstances: (a) if the tender offer is not submitted on the Pricing Schedule bound into this tender document (page 87); (b) if the tender is not completed in non-erasable ink; (c) if the offer has not been signed; (d) if the offer is signed, but the name of the bidder is not stated or is unrecognizable; (e) If masking fluid has been used to make corrections on the tender document. |
| F.3.18. | Copies of the contract Add the following: The number of paper copies of the signed contract to be provided by die Employer is one |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

4. CONTRACT DATA

The Standard Professional Services Contract (third edition, July 2009) published by the Construction

Industry Development Board (CIDB) is applicable to this contract.

Copies of these conditions of contract can be downloaded from the Construction Industry

Development Board’s website www.cidb.org.za

Remuneration of service providers will be managed according to the latest ECSA Guidelines for

Services and Processes for Estimating Fees for Registered Persons, December 2015, as per

Government Gazette, and as amended from time to time.

The following contract specific data are applicable to this Contract:

| Clause# |  |  |  |
| --- | --- | --- | --- |
| .4 and 4.3.2 | The Employer is Sekhukhune District Municipality |  |  |
|  | The Authorised and Designated representative of the Employer is: |  |  |
|  | Name: Mr. Maselegane Matji |  |  |
|  | The Employer's address for receipt of communications is: |  |  |
|  | Physical address: Sekhukhune District Municipality Bareki Mall Offices Cnr. Van Riebeek and Chris Wild Street Groblersdal 0470 |  | Postal address: Sekhukhune District Municipality PO Box 8116 Groblersdal 0740 |
|  | Telephone: 013 262 7535 E-mail: matjim@sekhukhune.gov.za |  |  |
|  | The contract is for the provision of professional consulting services related to engineering and groundwater: TENDER NO. SK-8/3/1-06/2021/22: APPOINTMENT OF SERVICE PROVIDER FOR PROJECT MANAGEMENT UNIT SUPPORT TEAM TO ASSIST SEKHUKHUNE DISTRICT MUNICIPALITY INFRASTRUCTURE AND WATER SERVICES DEPARTMENT FOR A CONTRACT PERIOD OF THIRTY-SIX (36) MONTHS. |  |  |
| 3.6 | The Service Provider may release public or media statements or publish material related to the Services or Project, subject to the approval of the Employer. |  |  |
| 3.12.1 | The daily penalty for late completion of Preliminary Design is R 1 000.00 The daily penalty for late completion of Design and Tender Documents is R 1 500.00 The daily penalty for late completion of Tender Evaluation is R 2 000.00 The daily penalty for late completion of the project within the agreed time frame is R 2 500.0 |  |  |
| 3.15 | A Programme shall be submitted within 10 working days of the award of a project. |  |  |
| 5.1.1 | The Service Provider is required to provide the Service with all reasonable care, diligence and skill in accordance with generally accepted professional techniques and standards. Where services include the powers to certify, decide, or otherwise exercise discretion in regard to a contractor agreement between the Employer and others, then the Service provider shall act as in respect of that contract/agreement as an independent. |  |  |
|  | Insurance against: | Risk in performing professional services (Professional Indemnity cover) |  |
|  | Cover is: Period of cover: Deductibles are: | Minimum of two million Rands (R2 000 000.00). Duration of Contract None |  |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

| .5 | The Service Provider is required to obtain the Employer’s prior written approval before taking any of the following actions: 1. Commencement of detailed design 2. Commencement of Tender Advertisement for calling of Tenders 3. Appointing Sub Consultants for the performance of any part of the Service |
| --- | --- |
| 7.2 | Add the following: The Employer will not be responsible for any overtime worked by or overtime payments made to Personnel of the Service Provider. |
| 9.1 | Copyright of documents prepared for the Project shall be vested with Sekhukhune District Municipality. |
| 12.1 | Interim settlement of disputes is to be by mediation. |
| 2.2.1 | In the event that the parties fail to agree on a mediator, the mediator is nominated by the Engineering Council of South Africa |
| 12.2.4 | Final settlement is by arbitration. |
| 12.4.2 | In the event that the parties fail to agree on an arbitrator, the arbitrator is nominated by the Chairperson of the Association of Arbitrators of Southern Africa |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

  - PURPOSE OF BID

To appoint an experience and competent service provider for Operations and Maintenance, and Project Management Units with project management support within SDM Infrastructure and Water Services Department.

1.2     BACKGROUND

Sekhukhune District Municipality (SDM) was accorded Water Services Authority status by 2003 wherein they are obliged for the development of water services infrastructure to eradicate backlog within its area of jurisdiction. SDM established Project Implementing Unit for the implementation of water and sanitation projects and Operation and Maintenance division responsible insuring that the existing water services infrastructure assets are properly managed. Both divisions has got limited human resource capacity and it’s required the external capacity to augment the available staff component. The PIU division was implementing both reticulation and bulk water infrastructure projects for the past years without significant impact to the communities of SDM. It is imperative for the Municipality to bring in external companies with the intensive previous experience with PMU management support to improve the situation.

  - SERVICES / SCOPE OF WORK FOR NEW PROJECTS

The PMU Support shall be the standard services in accordance with the applicable professional bodies. The companies are to illustrate capabilities in the following areas of expertise:

Civil, Structural, Electrical and Mechanical, Architectural, Quantity Surveyors, Environmental and Hydrological / Geohydrological Engineering Consulting Services. The appointed service provider will be responsible for the following:

- The service provider shall amongst others-:

- Assist and review the compilation of business plans with technical reports on various projects,

- Conduct projects feasibility studies as per ward community needs and further advise the

Municipality accordingly,

- Timeous and regular follow-up on the appraisals and approvals of the relevant business plan / technical

reports,

- Formulate and advise for approval, the terms of reference for the appointments of consultants on various

projects on the following:

- Planning and design

- Land acquisition and servitudes

- EIA Processes,

- Ensure that projects are registered with MIG and budgeted for,

- Attend all legal and auxiliary matters regarding the projects,

- Compile project plans and clear timelines for the projects,

- Formulate project scope with the appointed engineers for the appointment of contractors,

- Ensure that the projects are implemented in line with approved scope,

- Conduct financial cash flows and projections of the projects,

- Conduct financial and project management due-diligence and project budgeting,

- Assist the municipality, if required with procurement processes,

- Facilitate the handover of the projects to PMU for implementation,

- Monitor implementation of the project and recommend remedial actions,

- Ensure that all projects are completed within the completed duration and contract amount,

- Do infrastructure asset management, breaking down assets’ component.

- Oversee implementation of infrastructure delivery management system.

- Proper record keeping of all project documents and also ensuring that there are records of all as built

drawings.

-	Certify payment certificates for the projects as per the word done / services rendered,

- Assist with the technical evaluation aspects in consultation with Supply Chain management unit and

Engineering department,

  - .   SCOPE OF WORK FOR OPERATIONS AND MAINTENANCE

- Provide support in the development of O & M strategy, plans, and manuals

- Provide assistance with situational assessment attributed to any operations and maintenance challenges

- Oversee repairs and maintenance projects

- Ensure compliance with green and blue drop requirements in all the water and wastewater treatment

works.

  - RESPONSIBILITIES THE SERVICE PROVIDER

- Shall exercise reasonable professional skill, care, and diligence in the performance of the Service.

- The service provider shall provide the municipality with independent technical advice and opinion on the

implantation of projects and performance of both the contractor and the engineer.

- The service provider shall ensure that the municipality spend all its grant allocation(s) per financial within

the milestones as determined by relevant sector departments.

- The service provider shall ensure site visits on the projects to check, monitor, assess, certify, and ensure

compliance on times lines, scope etc. as approved by the Director: Engineering Services and/ or the

Municipal Manager.

- The service provider shall also perform amongst the following duties as per the scope of work in line with

the CIDB contract, the ECSA, and South African Construction and Project and Construction

Management Professions (‘’SACPCMP’’) guidelines:

- The service provider shall assess and review the technical investigation report and ensure that same is

approved by the municipality and other stakeholders where necessary.

- The service provider shall assess and review the preliminary and final design report together with the

design drawings.

- The service provider shall prepare cash flows and budget controls.

- The service provider shall assess and review bid documents in accordance with Public Works guidelines,

Construction Industry Development Board Act 38 of 2000 as amended read with other relevant

legislations and policies.

- The service provider shall assess and review invitation to bid after the approval of tender documents and

ensure advertisement of the tender.

- The service provider shall assess and review construction drawings both in hard copy and electronic

format.

- The service provider shall assess and review supervision of the construction and contract management

over the execution of the project.

- The service provider shall prepare and submit monthly progress and performance reports, and same shall

be submitted as and when required by the municipality.

- The service provider shall attend monthly progress meetings on a date and time to be determined and

attend all project steering committee meetings.

- The service provider shall submit as-built drawings in both hard and electronic copies, operations and

maintenance manuals and the project completion report.

- The service provider shall transfer skills to the identified municipal officials in the execution of the scope

of work in terms with this agreement, including but not limited to planning, design, project management

etc.

- The service provider shall or ensure that the all-project related documents are valid and complied with.

- The service provider shall attend and actively participate in the PSC meetings until completion of the

projects.

- The service provider will be expected to provide the municipality with a project plan detailing time frames

and stages of implementation of the project within the above specified period.

- The service provider shall transfer skills to the PMU’s personnel in performance of the duties and

responsibilities in line with this contract and shall develop questionnaire that must be completed by all

PMU personnel on monthly basis to test the effectiveness and of transfer of skills.

- The service provider shall with the approval of the municipality in writing be entitled to change personnel

as specified with in its proposal provided that a replacement personnel has similar or more experience

and qualifications.

- The Service Provider shall carry out the service in accordance with

- the methodology as recorded in its proposal submitted to the Municipality in so far as it does not conflict

with the Municipality’s Terms of Reference.

- The municipality shall pay the service provider for such services rendered in line with this contract. the    municipality shall provide:

  - Office space

  - Furniture

  - Access to printing machines,

- The municipality shall have the right to withhold payment to the service provider should it not be satisfied

with the quality of services rendered or owing for outstanding project issues, non-submission of As Built

drawing etc.

- The municipality shall be entitled to revise the project programme at any time during the duration of the

contract.

- The Municipality shall be responsible for any duty in line with the contract, ECSA and SACPCMP

guidelines, CIDB contract read with the appointment letter, acceptance letter and in the event of any

conflict, the appointment letter followed by the ECSA and SACPCMP guidelines, the CIDB contract shall

takes precedence.

EVALUATION CRITERIA FOR PROJECT IMPLEMENTATION UNIT (PMU)

- The bidders who score 70% or more on functionality will qualify for the next stage

- The bidders who score less than 70% on functionality will be disqualified.

- The tender will be evaluated as follows

| ITEM | WEIGHT |
| --- | --- |
| TOTAL EVALUATION POINTS | 100 |
| 3.1. COMPANY WORK EXPERIENCE IN PROJECT MANAGEMENT SUPPORTS WITH WATER SERVICES AUTHORITIES | 20 |
| (Attach appointment letter, completion certificate or proof that the project was completed successfully) |  |
| 3.1.1. Three to Five years previous experience in water services and water resources management support. | 5 |
| 3.1.2. Five to Nine years previous experience in water services and water resources management support. | 10 |
| 3.1.3 Nine years and above previous experience in water services and water resources management support. | 20 |
| 4.1. PROGRAMME MANAGER WITH PROOF OF THE SOUTH AFRICAN COUNCIL FOR PROJECT AND CONSTRUCTION MANAGEMENT PROFESSIONS (SACPCMP) REGISTRATION AND YEARS EXPIERENCE IN WATER SERVICES AND WATER RESOURCE INFRASTRUCTURE. | 20 |
| (Attach CV’s and certified copy of certificates of (BEng / BTech / B.Sc. (Hons/) |  |
| 4.1.1. Three to Five years’ experience in water services and water resource infrastructure. | 5 |
| 4.2.1. Five to Nine years’ experience in water services and water resource infrastructure. | 10 |
| 4.3.1. Ten years’ and above experience in water services and water resource infrastructure. | 20 |
| 5.1. TEAM LEADER WITH PROOF OF ENGINEERING COUNCIL SOUTH AFRICA (ECSA) REGISTRATION AND YEARS EXPIERENCE IN WATER SERVICES AND WATER RESOURCE INFRASTRUCTURE. | 20 |
| (Attach CV’s and certified copy of certificates of one of various Disciplines (civil / water, electrical, mechanical) |  |
| 5.1.1. Three years’ experience in water services and water resource infrastructure. | 5 |
| 5.2.1. Five years expierence in water services and water resource infrastructure. | 10 |
| 5.3.1. Ten years expierence in water services and water resource infrastructure. | 20 |
| 6.1. WATER QUAILITY SPECIALIST WITH PROOF OF THE PROFESSIONAL OF NATURALSCIENCE (WATER RESOURCES /HYDROLOGY, CHEMICAL AND BIOLOGICAL) | 20 |
| (Attach CV’s and certified copy of certificates) (BSc (Hons) (Natural sciences) |  |
| 6.1.1. Three years’ experience in water Resources /Hydrology, chemical and biological. | 5 |
| 6.2.1. Five years’ experience in water services and water resource infrastructure. | 10 |
| 6.3.1. Ten years’ experience in water Resources /Hydrology, chemical and biological. | 20 |
| 7.1. CIVIL/MECHANICAL/ELECTRICAL ENGINEER WITH PROOF OF ENGINEERING COUNCIL SOUTH AFRICA (ECSA) REGISTRATION WITH OPERATIONS AND MAINTENANCE EXPIERENCE IN WATER SERVICES AND WATER RESOURCE INFRASTRUCTURE. | 10 |
| (Attach CV’s and certified copy of certificates of one of various Disciplines (civil / water, electrical, mechanical) |  |
| 6.1.1. Three years working expierence in managerial level within Water Services O&M Division. | 3 |
| 6.2.1. Five years working expierence in managerial level within Water Services O&M Division. | 5 |
| 6.3.1. Ten years working expierence in managerial level within Water Services O&M Division. | 10 |
| - LOCALITY | 10 |
| 8.1 Bidders residing within Sekhukhune District Municipality | 10 |
| 8.2 Bidders residing within Limpopo province outsite Sekhukhune District Municipality | 5 |
| 8.3 Bidders residing outside Limpopo province | 2 |
| TOTAL | 100 |

NB: Bidders must obtain a minimum score of 70% of points allocated for functionality to qualify for

Further Evaluation

- All team members must submit their certified copy of qualifications

- All bidders with less than 70 points will be disqualified from further evaluation

- All certified copies date stamps should be less than three months

Further Evaluation

NB: Any false information given by the Service Provider, late submission of proposal during Tender

Closing and/or not, not meeting the minimum qualifying requirements will lead to automatic

disqualification of the Service Provider. Bid submission through faxes or e-mail are not acceptable.

The Municipality reserves the right to accept either the whole or part of any bid, or not to appoint at

all.

NB: The rates will be negotiated in line with tariffs guidelines from relevant professional

bodies such as ECSA etc.

The Municipality will further remunerate other members as per professional bodies and

reimbursement will be reimbursed based on the actual invoice and proof of payment. (Eligibility

criteria based on the capabilities and experience of the company will be taken into consideration as

outlined on the scope of works.

The Municipality reserves the right to accept either the whole or part of any bid, or not to appoint at

all

COMPULSORY ADMINISTARTIVE REQUIREMENTS:

A bid not complying with the peremptory requirements stated above will be regarded as “Nonresponsive”, and as such will be disqualified. “Responsive” means any bid which, in all respects, complies with the conditions of the specifications as set out in the bid documents, including conditions as specified in the Preferential Procurement Regulations of 2017, terms of which provision is made for this policy.

• Compliant tax status (the Municipality will verify tax compliance during evaluation and adjudication stage).

• Proof of professional indemnity up to R 1 000 000.00

• ISO 9001 Registration Certificate of the Company

• Provide separate financial proposal (Detailed rate in line with the proposed Team Members included in the Bid). The Municipality will consider tariffs guidelines from relevant professional bodies such as ECSA etc. The Municipality will further remunerate other members as per professional bodies

• Joint Venture Agreement signed by both parties stipulating the percentage of shareholding agreement supported by separate Central Suppliers Database summary report and consolidated B-BBEE or sworn affidavit. • The bidder must submit company registration document

• Latest submission of Municipal rates and taxes or municipal service invoice issued to the bidder and all directors, by any other municipality or municipal entity. The rates and taxes charges must not be in arrears for more than three months (30 days) for the company & directors.

a) If staying in a non-rate-able area, please attach original letter from the Tribal Authority/

Chief or Headman

b) If the business is operated from the residence of the director, please attach the director’s

rates supported by an affidavit stating the address of the business premises.

c) If you are renting, attach copy of a valid signed lease agreement

d) Nontribal area will make a sworn affidavit from commissioner of oath.

• Signing of the form of offer, completed in Words and Figures (with a bid price/amount) in full.

• Bid forms must be completed in full and each page of the bid initialled.

•   All pages of general condition of contract (GCC) must be initialled.

•   Certified ID Copies (Not older than 6 months) of all directors/members/shareholders of

company/business.

•    Price amendment without signature will amount to disqualification

NB: The municipality will reserve right to request financial statement if need arise in order to validate

EME or QSE status.

Please note that all certified documents must not be older than 6 months.

Special requirements

• Originally certified copies of B-BBEE Level Contribution Certificate (from SANAS accredited

agencies) or original sworn affidavit (for EME’s or QSE). Only EME or QSE will be considered for

this bid.

• Bidders who do not comply with above will be scored zero.

CONTACT PERSONS

Technical Enquiries may be directed to:

Mr. M.P Matji

Director Infrastructure and Water Services

Tel: 013 262 7535

Email: Matjim@sekhukhune.gov.za

- Annexure E: Examples of how contractors can fulfill their Contract participation goal obligations

SANS1914-1:2002 – PARTICIPATION OF TARGETED ENTERPRISES

The following examples illustrate the various ways in which contractors can fulfil their contract participation goal obligations. In the examples it is assumed that:

The value of the contract, exclusive of any value added tax or sales tax required by law, provisional sums and all allowances for escalation and contingencies, is R10 000 000; and the contract involves the construction of a building.

Contractors can tender a contract participation goal in a variety of ways, as illustrated below.

Contractor A

Contractor A, who is not a targeted enterprise:

Obtains professional services from a targeted enterprise for a fee of R100 000;

Purchases manufactured articles from a targeted enterprise manufacturer for the sum of R250 000;

Obtains supplies from a targeted enterprise supplier valued at R500 000; and

Subcontracts work to the value of R1 200 000 to a targeted enterprise subcontractor.

Value of credits 	= 100 000 + 250 000 + (0, 5 × 500 000) + 1 200 000 = R1 800 000

Credit		 = 1 800 000/10 000 000 × 100 = 18, 0 %

Contractor A can tender a contract participation goal of 18 %

Contractor B

Contractor B, who is not a targeted enterprise:

Subcontracts 30 % of the contract to a non-targeted enterprise who in turn subcontracts R500 000 to a targeted enterprise; and

Subcontracts work to the value of R450 000 to a targeted enterprise subcontractor.

Value of credits = 500 000 + 450 000 = R 950 000

Credit = 950 000/10 000 000 × 100 = 9, 5 %

Contractor B can tender a contract participation goal of 9, 5 %.

Contractor C

Contractor C is a targeted enterprise but subcontracts 70 % of the work to non-targeted enterprises.

Value of credits	= (0, 3 × 10 000 000) + (0, 1 × 0, 7 × 10 000 000) = R3 700 000

Credit 			= 3 700 000/10 000 000 × 100 = 37 %

Contractor C can tender a contract participation goal of 37 %.

Contractor D

Contractor D, who is not a targeted enterprise, enters into a joint venture with a targeted partner.

The targeted partner is responsible for work to the value of R2 500 000 (participation parameter of 0, 25) of which at least 50 % is performed with resources independent of the non-targeted partner.

The joint venture obtains supplies from a targeted enterprise supplier valued at R1 000 000.

Value of credits	= 2 500 000 + (0, 5 × 1 000 000) = R3 000 000

Credit 			= 3 000 000/10 000 000 × 100 = 30 %

Contractor D can tender a contract participation goal of 30 %.

- Variations to the Standardised SANS 1914-1:2002 Specification

1	STATUS

The variations to the SANS 1914-1:2002 standardised specification are as set out below.  Should any requirements of the variations conflict with other requirements of the SANS 1914-1:2002 specification, the requirements of the variation shall prevail.

2	PENALTIES (Clause 6)

Replace clause 6 with the following:

In the event that the Contractor fails to substantiate that any failure to achieve the Contract Participation Goal was due to quantitative under runs, the elimination of items, or any other reason beyond the Contractor’s control which may be acceptable to the Employer, the Contractor may be required to pay to the Employer penalties (P) in an amount determined in accordance with the following formula:

P	=	0,15 x (D - Do) x Av

(X - Ds)

Where,

D	=	tendered Contract Participation Goal percentage or “X”, whichever is the lesser.

Do	=	the Contract Participation Goal which the Employer’s representative, based on the credits passed, certifies as being achieved upon completion of the Contract.

Ds	=	20% Minimum prescribed Contract Participation Goal for this Contract

Av	=	Award Value

P	=	Rand value of penalty payable

X	=	50% Maximum prescribed Contract Participation Goal for this Contract

- ANNEXURE F:	STANDARD CONDITIONS OF TENDER AS CONTAINED IN ANNEX F OF     THE CIDB STANDARD FOR UNIFORMITY IN CONSTRUCTION PROCUREMENT

F.1	General

F.1.1	Actions

F.1.1.1 The employer and each tenderer submitting a tender offer shall comply with these conditions of

tender. In their dealings with each other, they shall discharge their duties and obligations as set out in F.2 and F.3, timeously and with integrity, and behave equitably, honestly and transparently, comply with all legal obligations and not engage in anticompetitive practices.

F.1.1.2 The employer and the tenderer and all their agents and employees involved in the tender

process shall avoid conflicts of interest and where a conflict of interest is perceived or known, declare any such conflict of interest, indicating the nature of such conflict. Tenderers shall declare any potential conflict of interest in their tender submissions. Employees, agents and advisors of the employer shall declare any conflict of interest to whoever is responsible for overseeing the procurement process at the start of any deliberations relating to the procurement process or as soon as they become aware of such conflict, and abstain from any decisions where such conflict exists or recuse themselves from the procurement process, as appropriate.

Note:

- A conflict of interest may arise due to a conflict of roles which might provide an incentive for improper acts in some circumstances. A conflict of interest can create an appearance of impropriety that can undermine confidence in the ability of that person to act properly in his or her position even if no improper acts result.

- Conflicts of interest in respect of those engaged in the procurement process include direct, indirect or family interests in the tender or outcome of the procurement process and any personal bias, inclination, obligation, allegiance or loyalty which would in any way affect any decisions taken.

F.1.1.3 The employer shall not seek, and a tenderer shall not submit a tender without having a firm

intention and the capacity to proceed with the contract.

F.1.2 Tender Documents

The documents issued by the employer for the purpose of a tender offer are listed in the tender

data.

F.1.3 Interpretation

F.1.3.1 The tender data and additional requirements contained in the tender schedules that are included

in the returnable documents are deemed to be part of these conditions of tender.

F.1.3.2 These conditions of tender, the tender data and tender schedules which are only required for

tender evaluation purposes, shall not form part of any contract arising from the invitation to

tender.

F.1.3.3 For the purposes of these conditions of tender, the following definitions apply:

a)	Conflict of interest means any situation in which:

i)	Someone in a position of trust has competing professional or personal interests which make it difficult to fulfil his or her duties impartially;

ii)	an individual or organisation is in a position to exploit a professional or official capacity in some way for their personal or corporate benefit; or

iii) 	incompatibility or contradictory interests exist between an employee and the organisation which employs that employee.

b)	Comparative offer means the tenderer’s financial offer after all tendered parameters that will affect the value of the financial offer have been taken into consideration in order to enable comparisons to be made between offers on a comparative basis.

c)	Corrupt practice means the offering, giving, receiving or soliciting of anything of value to influence the action of the employer or his staff or agents in the tender process; and

d)	Fraudulent practice means the misrepresentation of the facts in order to influence the tender process or the award of a contract arising from a tender offer to the detriment of the employer, including collusive practices intended to establish prices at artificial levels.

e)	Organization means a company, firm, enterprise, association or other legal entity, whether incorporated or not, or a public body.

f)	Quality (functionality) means the totality of features and characteristics of a product or service that bear on its ability to satisfy stated or implied needs.

F.1.4 Communication and employer’s agent

Each communication between the employer and a tenderer shall be to or from the employer's agent only, and in a form, that can be readily read, copied and recorded. Communications shall be in the English language. The employer shall not take any responsibility for non-receipt of communications from or by a tenderer. The name and contact details of the employer’s agent are stated in the tender data.

F.1.5 The employer’s right to accept or reject any tender offer

F.1.5.1 The employer may accept or reject any variation, deviation, tender offer, or alternative tender

offer, and may cancel the tender process and reject all tender offers at any time before the formation of a contract. The employer shall not accept or incur any liability to a tenderer for such cancellation and rejection but will give written reasons for such action upon written request to do so.

F.1.5.2 The employer may not subsequent to the cancellation or abandonment of a tender process or

the rejection of all responsive tender offers re-issue a tender covering substantially the same

scope of work within a period of six months unless only one tender was received, and such

tender was returned unopened to the tenderer.

F.1.6 Procurement procedures

F.1.6.1 General

Unless otherwise stated in the tender data, a contract will, subject to F.3.13, be concluded with the tenderer who in terms of F.3.11 is the highest ranked or the tenderer scoring the highest number of tender evaluation points, as relevant, based on the tender submissions that are received at the closing time for tenders.

F.1.6.2 Competitive negotiation procedure

F.1.6.2.1 Where the tender data require that the competitive negotiation procedure is to be followed,

tenderers shall submit tender offers in response to the proposed contract in the first round of    submissions. Notwithstanding the requirements of F.3.4, the employer shall announce only the names of the tenderers who make a submission. The requirements of F.3.8 relating to the material deviations or qualifications which affect the competitive position of tenderers shall not apply.

F.1.6.2.2 All responsive tenderers, or not less than three responsive tenderers that are highest ranked

in terms of the evaluation method and evaluation criteria stated in the tender data, shall be invited in each round to enter into competitive negotiations, based on the principle of equal treatment and keeping confidential the proposed solutions and associated information. Notwithstanding the provisions of F.2.17, the employer may request that tenders be clarified, specified and fine-tuned in order to improve a tenderer’s competitive position provided that such clarification, specification, fine-tuning or additional information does not alter any fundamental aspects of the offers or impose substantial new requirements which restrict or distort competition or have a discriminatory effect.

F.1.6.2.3 At the conclusion of each round of negotiations, tenderers shall be invited by the employer to

make a fresh tender offer, based on the same evaluation criteria, with or without adjusted

weightings. Tenderers shall be advised when they are to submit their best and final offer.

F.1.6.2.4 The contract shall be awarded in accordance with the provisions of F.3.11 and F.3.13 after

tenderers have been requested to submit their best and final offer.

F.1.6.3 Proposal procedure using the two stage-system

F.1.6.3.1 Option 1

Tenderers shall in the first stage submit technical proposals and, if required, cost parameters around which a contract may be negotiated. The employer shall evaluate each responsive submission in terms of the method of evaluation stated in the tender data, and in the second stage negotiate a contract with the tenderer scoring the highest number of evaluation points and award the contract in terms of these conditions of tender.

F.1.6.3.2 Option 2

F.1.6.3.2.1 Tenderers shall submit in the first stage only technical proposals. The employer shall invite

all responsive tenderers to submit tender offers in the second stage, following the issuing

of procurement documents.

F.1.6.3.2.2 The employer shall evaluate tenders received during the second stage in terms of the

method of evaluation stated in the tender data, and award the contract in terms of these

conditions of tender.

F.2 Tenderer’s obligations

F.2.1 Eligibility

F.2.1.1 Submit a tender offer only if the tenderer satisfies the criteria stated in the tender data and the

tenderer, or any of his principals, is not under any restriction to do business with employer.

F.2.1.2 Notify the employer of any proposed material change in the capabilities or formation of the

tendering entity (or both) or any other criteria which formed part of the qualifying requirements

used by the employer as the basis in a prior process to invite the tenderer to submit a tender

offer and obtain the employer’s written approval to do so prior to the closing time for tenders.

F.2.2 Cost of tendering

Accept that, unless otherwise stated in the tender data, the employer will not compensate the tenderer for any costs incurred in the preparation and submission of a tender offer, including the costs of any testing necessary to demonstrate that aspects of the offer complies with requirements.

F.2.3 Check documents

Check the tender documents on receipt for completeness and notify the employer of any discrepancy or omission.

F.2.4 Confidentiality and copyright of documents

Treat as confidential all matters arising in connection with the tender. Use and copy the documents issued by the employer only for the purpose of preparing and submitting a tender offer in response to the invitation.

F.2.5 Reference documents

Obtain, as necessary for submitting a tender offer, copies of the latest versions of standards, specifications, conditions of contract and other publications, which are not attached but which are incorporated into the tender documents by reference.

F.2.6 Acknowledge addenda

Acknowledge receipt of addenda to the tender documents, which the employer may issue, and if necessary apply for an extension to the closing time stated in the tender data, in order to take the addenda into account.

F.2.7 Clarification meeting

Attend, where required, a clarification meeting at which tenderers may familiarize themselves with aspects of the proposed work, services or supply and raise questions. Details of the meeting(s) are stated in the tender data.

F.2.8 Seek clarification

Request clarification of the tender documents, if necessary, by notifying the employer at least five working days before the closing time stated in the tender data.

F.2.9 Insurance

Be aware that the extent of insurance to be provided by the employer (if any) might not be for the full cover required in terms of the conditions of contract identified in the contract data. The tenderer is advised to seek qualified advice regarding insurance.

F.2.10.3 Provide rates that are fixed for the duration of the contract and not subject to adjustment except

as provided for in the conditions of contract identified in the contract data.

F.2.10.4 State the rates in Rand unless instructed otherwise in the tender data. The conditions of

contract identified in the contract data may provide for part payment in other currencies.

F.2.11 Alterations to documents

Do not make any alterations or additions to the tender documents, except to comply with instructions issued by the employer, or necessary to correct errors made by the tenderer. All signatories to the tender offer shall initial all such alterations. Erasures and the use of masking fluid are prohibited.

F.2.12 Alternative tender offers

F.2.12.1 Unless otherwise stated in the tender data, submit alternative tender offers only if a main tender

offer, strictly in accordance with all the requirements of the tender documents, is also submitted as well as a schedule that compares the requirements of the tender documents with the alternative requirements that are proposed.

F.2.12.2 Accept that an alternative tender offer may be based only on the criteria stated in the tender

data or criteria otherwise acceptable to the employer.

F.2.13 Submitting a tender offer

F.2.13.1 Submit one tender offer only, either as a single tendering entity or as a member in a joint

venture to provide the whole of the works, services or supply identified in the contract data

and described in the scope of works, unless stated otherwise in the tender data.

F.2.13.2 Return all returnable documents to the employer after completing them in their entirety, either

electronically (if they were issued in electronic format) or by writing legibly in non-erasable ink.

F.2.13.3 Submit the parts of the tender offer communicated on paper as an original plus the number of

copies stated in the tender data, with an English translation of any documentation in a language other than English, and the parts communicated electronically in the same format as they were issued by the employer.

F.2.13.4 Sign the original and all copies of the tender offer where required in terms of the tender data.

The employer will hold all authorized signatories liable on behalf of the tenderer. Signatories for tenderers proposing to contract as joint ventures shall state, which of the signatories will be the lead partner, whom the employer shall hold liable for the purpose of the tender offer.

F.2.13.5 Seal the original and each copy of the tender offer as separate packages marking the packages

as "ORIGINAL". The package shall state on the outside the employer's address and

identification details stated in the tender data, as well as the tenderer's name and contact

address.

F.2.13.6 Where a two-envelope system is required in terms of the tender data, place and seal the

returnable documents listed in the tender data in an envelope marked “financial proposal” and place the remaining returnable documents in an envelope marked “technical proposal”. Each envelope shall state on the outside the employer’s address and identification details stated in the tender data, as well as the tenderer's name and contact address.

F.2.13.7 Seal the original tender offer and copy packages together in an outer package that states on

the outside only the employer's address and identification details as stated in the tender data.

F.2.13.8 Accept that the employer will not assume any responsibility for the misplacement or premature

opening of the tender offer if the outer package is not sealed and marked as stated.

F.2.13.9 Accept that tender offers submitted by facsimile or e-mail will be rejected by the employer, unless stated otherwise in the tender data.

F.2.14 Information and data to be completed in all respects

Accept that tender offers, which do not provide all the data or information requested completely and in the form required, may be regarded by the employer as non-responsive.

F.2.15 Closing time

F.2.15.1 Ensure that the employer receives the tender offer at the address specified in the tender data

not later than the closing time stated in the tender data. Accept that proof of posting shall not be accepted as proof of delivery.

F.2.15.2 Accept that, if the employer extends the closing time stated in the tender data for any reason,

the requirements of these conditions of tender apply equally to the extended deadline.

F.2.16 Tender offer validity

F.2.16.1 Hold the tender offer(s) valid for acceptance by the employer at any time during the validity

period stated in the tender data after the closing time stated in the tender data.

F.2.16.2 If requested by the employer, consider extending the validity period stated in the tender data

for an agreed additional period with or without any conditions attached to such extension.

F.2.16.3 Accept that a tender submission that has been submitted to the employer may only be

withdrawn or substituted by giving the employer’s agent written notice before the closing time

for tenders that a tender is to be withdrawn or substituted.

F.2.16.4 Where a tender submission is to be substituted, submit a substitute tender in accordance with

the requirements of F.2.13 with the packages clearly marked as “SUBSTITUTE”.

F.2.17 Clarification of tender offer after submission

Provide clarification of a tender offer in response to a request to do so from the employer during the evaluation of tender offers. This may include providing a breakdown of rates or prices and correction of arithmetical errors by the adjustment of certain rates or item prices (or both). No change in the competitive position of tenderers or substance of the tender offer is sought, offered, or permitted.

Note: 	Sub-clause F.2.17 does not preclude the negotiation of the final terms of the contract with a preferred tenderer following a competitive selection process, should the Employer elect to do so.

F.2.18 Provide other material

F.2.18.1 Provide, on request by the employer, any other material that has a bearing on the tender offer,

the tenderer’s commercial position (including notarized joint venture agreements), Preferencing arrangements, or samples of materials, considered necessary by the employer for the purpose of a full and fair risk assessment. Should the tenderer not provide the material, or a satisfactory reason as to why it cannot be provided, by the time for submission stated in the Employer’s request, the Employer may regard the tender offer as non-responsive.

F.2.18.2 Dispose of samples of materials provided for evaluation by the employer, where required.

F.2.19 Inspections, tests and analysis

Provide access during working hours to premises for inspections, tests and analysis as provided for in the tender data.

F.2.20 Submit securities, bonds, policies, etc.

If requested, submit for the employer’s acceptance before formation of the contract, all securities, bonds, guarantees, policies and certificates of insurance required in terms of the conditions of contract identified in the contract data.

F.2.21 Check final draft

Check the final draft of the contract provided by the employer within the time available for the employer to issue the contract.

F.2.22 Return of other tender documents

If so instructed by the employer, return all retained tender documents within 28 days after the expiry of the validity period stated in the tender data.

F.2.23 Certificates

Include in the tender submission or provide the employer with any certificates as stated in the tender data.

F.3 The employer’s undertakings

F.3.1 Respond to requests from the tenderer

F.3.1.1 Unless otherwise stated in the Tender Data, respond to a request for clarification received up

to five working days before the tender closing time stated in the Tender Data and notify all

tenderers who drew procurement documents.

F.3.1.2 Consider any request to make a material change in the capabilities or formation of the tendering

entity (or both) or any other criteria which formed part of the qualifying requirements used to

prequalify a tenderer to submit a tender offer in terms of a previous procurement process and

deny any such request if as a consequence:

a) 	an individual firm, or a joint venture as a whole, or any individual member of the joint venture fails to meet any of the collective or individual qualifying requirements;

b) 	the new partners to a joint venture were not prequalified in the first instance, either as individual firms or as another joint venture; or

c) 	in the opinion of the Employer, acceptance of the material change would compromise the outcome of the prequalification process.

F.3.2 Issue Addenda

If necessary, issue addenda that may amend or amplify the tender documents to each tenderer during the period from the date that tender documents are available until three days before the tender closing time stated in the Tender Data. If, as a result a tenderer applies for an extension to the closing time stated in the Tender Data, the Employer may grant such extension and, shall then notify all tenderers who drew documents.

F.3.3 Return late tender offers

Return tender offers received after the closing time stated in the Tender Data, unopened, (unless it is necessary to open a tender submission to obtain a forwarding address), to the tenderer concerned.

F.3.4 Opening of tender submissions

F.3.4.1 Unless the two-envelope system is to be followed, open valid tender submissions in the

presence of tenderers’ agents who choose to attend at the time and place stated in the tender data. Tender submissions for which acceptable reasons for withdrawal have been submitted will not be opened.

F.3.4.2 Announce at the meeting held immediately after the opening of tender submissions, at avenue

indicated in the tender data, the name of each tenderer whose tender offer is opened and, where

applicable, the total of his prices, preferences claimed and time for completion for the main

tender offer only.

F.3.4.3 Make available the record outlined in F.3.4.2 to all interested persons upon request.

F.3.5 Two-envelope system

F.3.5.1 Where stated in the tender data that a two-envelope system is to be followed, open only the

technical proposal of valid tenders in the presence of tenderers’ agents who choose to attend

at the time and place stated in the tender data and announce the name of each tenderer whose

technical proposal is opened.

F.3.5.2 Evaluate the quality of the technical proposals offered by tenderers, then advice tenderers who

remain in contention for the award of the contract of the time and place when the financial proposals will be opened. Open only the financial proposals of tenderers, who score in the quality evaluation more than the minimum number of points for quality stated in the tender data, and announce the score obtained for the technical proposals and the total price and any preferences claimed. Return unopened financial proposals to tenderers whose technical proposals failed to achieve the minimum number of points for quality.

F.3.6 Non-disclosure

Not disclose to tenderers, or to any other person not officially concerned with such processes, information relating to the evaluation and comparison of tender offers, the final evaluation price and recommendations for the award of a contract, until after the award of the contract to the successful tenderer.

F.3.7 Grounds for rejection and disqualification

Determine whether there has been any effort by a tenderer to influence the processing of tender offers and instantly disqualify a tenderer (and his tender offer) if it is established that he engaged in corrupt or fraudulent practices.

F.3.8 Test for responsiveness

F.3.8.1 Determine, after opening and before detailed evaluation, whether each tender offer properly

received:

a)	complies with the requirements of these Conditions of Tender,

b)	has been properly and fully completed and signed, and

c)	is responsive to the other requirements of the tender documents.

F.3.8.2 A responsive tender is one that conforms to all the terms, conditions, and specifications of the

tender documents without material deviation or qualification. A material deviation or qualification

is one which, in the Employer's opinion, would:

a)	detrimentally affect the scope, quality, or performance of the works, services or supply identified in the Scope of Work,

b)	significantly change the Employer's or the tenderer's risks and responsibilities under the contract; or

c)	affect the competitive position of other tenderers presenting responsive tenders, if it were to be rectified.

Reject a non-responsive tender offer, and not allow it to be subsequently made responsive by correction or withdrawal of the non-conforming deviation or reservation.

F.3.9 Arithmetical errors, omissions and discrepancies

F.3.9.1 Check responsive tenders for discrepancies between amounts in words and amounts in figures.

Where there is a discrepancy between the amounts in figures and the amount in words, the

amount in words shall govern.

F.3.9.2 Check the highest ranked tender or tenderer with the highest number of tender evaluation points

after the evaluation of tender offers in accordance with F.3.11 for:

a)	the gross misplacement of the decimal point in any unit rate;

b)	omissions made in completing the pricing schedule or bills of quantities; or

c)	arithmetic errors in:

i)	line item totals resulting from the product of a unit rate and a quantity in bills of quantities or schedules of prices; or

ii)	the summation of the prices.

F.3.9.3 Notify the tenderer of all errors or omissions that are identified in the tender offer and either

confirm the tender offer as tendered or accept the corrected total of prices.

F.3.9.4 Where the tenderer elects to confirm the tender offer as tendered, correct the errors as follows:

a)	If bills of quantities or pricing schedules apply and there is an error in the line item total resulting from the product of the unit rate and the quantity, the line item total shall govern and the rate shall be corrected. Where there is an obviously gross misplacement of the decimal point in the unit rate, the line item total as quoted shall govern, and the unit rate shall be corrected.

b)	Where there is an error in the total of the prices either as a result of other correction required by this checking process or in the tenderer's addition of prices, the total of the prices shall govern and the tenderer will be asked to revise selected item prices (and their rates if bills of quantities apply) to achieve the tendered total of the prices.

F.3.10 Clarification of a tender offer

Obtain clarification from a tenderer on any matter that could give rise to ambiguity in a contract arising from the tender offer.

F.3.11 Evaluation of tender offers

F.3.11.1 General

Reduce each responsive tender offer to comparative offer and evaluate them using the tender evaluation methods and associated evaluation criteria and weightings that are specified in the tender data.

F.3.11.2 Method 1: Financial offer

In the case of a financial offer:

a)	Rank tender offers from the most favourable to the least favourable comparative offer.

b)	Recommend the highest ranked tenderer for the award of the contract, unless there are compelling and justifiable reasons not to do so.

c)	Re-rank all tenderers should there be compelling and justifiable reasons not to recommend the highest ranked tenderer and recommend the highest ranked tenderer, unless there are compelling and justifiable reasons not to do so and the process set out in this sub-clause is repeated.

F.3.11.3 Method 2: Financial offer and preference

In the case of a financial offer and preferences:

a)	Score each tender in respect of the financial offer made and preferences claimed, if any, in accordance with the provisions of F.3.11.7 and F.3.11.8.

b)	Calculate the total number of tender evaluation points (TEV) in accordance with the following formula:

TEV = NFO + NP

where:

NFO is the number of tender evaluation points awarded for the financial offer made in accordance with F.3.11.7;

NP is the number of tender evaluation points awarded for preferences claimed in accordance with F.3.11.8.

c)	Rank tender offers from the highest number of tender evaluation points to the lowest.

d)	Recommend the tenderer with the highest number of tender evaluation points for the award of the contract, unless there are compelling and justifiable reasons not to do so.

e)	Rescore and re-rank all tenderers should there be compelling and justifiable reasons not to recommend the tenderer with the highest number of tender evaluation points, and recommend the tenderer with the highest number of tender evaluation points, unless there are compelling and justifiable reasons not to do so and the process set out in this sub-clause is repeated.

F.3.11.4 Method 3: Financial offer and quality

In the case of a financial offer and quality:

a)	Score each tender in respect of the financial offer made and the quality offered in accordance with the provisions of F.3.11.7 and F.3.11.9, rejecting all tender offers that fail to score the minimum number of points for quality stated in the tender data, if any.

b)	Calculate the total number of tender evaluation points (TEV) in accordance with the following

formula:

TEV = NFO + NQ

where:

NFO is the number of tender evaluation points awarded for the financial offer made in accordance with F.3.11.7;

NQ is the number of tender evaluation points awarded for quality offered in accordance with F.3.11.9.

c)	Rank tender offers from the highest number of tender evaluation points to the lowest.

d)	Recommend tenderer with the highest number of tender evaluation points for the award of the contract, unless there are compelling and justifiable reasons not to do so.

e)	Rescore and re-rank all tenderers should there be compelling and justifiable reasons not to recommend the tenderer with the highest number of tender evaluation points and recommend the tenderer with the highest number of tender evaluation points, unless there are compelling and justifiable reasons not to do so and the process set out in this sub-clause is repeated.

F.3.11.5 Method 4: Financial offer, quality and preferences

In the case of a financial offer, quality and preferences:

a)	Score each tender in respect of the financial offer made, preference claimed, if any, and the quality offered in accordance with the provisions of F.3.11.7 to F.3.11.9, rejecting all tender offers that fail to score the minimum number of points for quality stated in the tender data, if any.

b)	Calculate the total number of tender evaluation points (TEV) in accordance with the following

formula, unless otherwise stated in the Tender Data:

TEV = NFO + NP + NQ

where:

NFO is the number of tender evaluation points awarded for the financial offer made in

accordance with F.3.11.7;

NP is the number of tender evaluation points awarded for preferences claimed in

accordance with F.3.11.8.

NQ is the number of tender evaluation points awarded for quality offered in accordance

with F.3.11.9.

c)	Rank tender offers from the highest number of tender evaluation points to the lowest.

d)	Recommend the tenderer with the highest number of tender evaluation points for the award of the contract, unless there are compelling and justifiable reasons not to do so.

e)	Rescore and re-rank all tenderers should there be compelling and justifiable reasons not to recommend the tenderer with the highest number of tender evaluation points and recommend the tenderer with the highest number of tender evaluation points, unless there are compelling and justifiable reasons not to do so and the process set out in this sub-clause is repeated.

F.3.11.6 Decimal places

Score financial offers, preferences and quality, as relevant, to two (2) decimal places.

F.3.11.7 Scoring Financial Offers

Score the financial offers of remaining responsive tender offers using the following formula:

NFO = W1 x A

where:

NFO is the number of tender evaluation points awarded for the financial offer.

W1 is the maximum possible number of tender evaluation points awarded for the financial offer as stated in the Tender Data.

A is a number calculated using the formula and option described in Table F.1 as stated in the Tender Data.

Table F.1: Formulae for calculating the value of A

| Formula | Comparison aimed at achieving | Option 1a | Option 2a |
| --- | --- | --- | --- |
| 1 | Highest price or discount | A = (1 +( P - Pm)/Pm) | A = P / Pm |
| 2 | Lowest price or percentage commission / fee | A = (1 - (P - Pm)/Pm) | A = Pm / P |
| a Pm is the comparative offer of the most favourable comparative offer. P is the comparative offer of the tender offer under consideration. |  |  |  |

F.3.11.8 Scoring preferences

Confirm that tenderers are eligible for the preferences claimed in accordance with the provisions of the tender data and reject all claims for preferences where tenderers are not eligible for such preferences. Calculate the total number of tender evaluation points for preferences claimed in accordance with the provisions of the tender data.

F.3.11.9 Scoring quality

Score each of the criteria and sub-criteria for quality in accordance with the provisions of the Tender Data.  Calculate the total number of tender evaluation points for quality using the following formula:

NQ = W2 x SO / MS

where:

SO is the score for quality allocated to the submission under consideration;

MS is the maximum possible score for quality in respect of a submission; and

W2 is the maximum possible number of tender evaluation points awarded for the quality as stated in the tender data

F.3.12 Insurance provided by the employer

If requested by the proposed successful tenderer, submit for the tenderer's information the policies and / or certificates of insurance which the conditions of contract identified in the contract data, require the employer to provide.

F.3.13 Acceptance of tender offer

Accept the tender offer, if in the opinion of the employer, it does not present any unacceptable commercial risk and only if the tenderer:

a)	is not under restrictions, or has principals who are under restrictions, preventing participating in the employer’s procurement,

b)	can, as necessary and in relation to the proposed contract, demonstrate that he or she possesses the professional and technical qualifications, professional and technical competence, financial resources, equipment and other physical facilities, managerial capability, reliability, experience and reputation, expertise and the personnel, to perform the contract,

c)	has the legal capacity to enter into the contract,

d)	is not insolvent, in receivership, bankrupt or being wound up, has his affairs administered by court or a judicial officer, has suspended his business activities, or is subject to legal proceedings in respect of any of the foregoing,

e)	complies with the legal requirements, if any, stated in the tender data, and

f)	is able, in the opinion of the employer, to perform the contract free of conflicts of

interest.

F.3.14 Prepare contract documents

F.3.14.1 If necessary, revise documents that shall form part of the contract and that were issued by the

employer as part of the tender documents to take account of:

a)	addenda issued during the tender period,

b)	inclusion of some of the returnable documents, and

c)	other revisions agreed between the employer and the successful tenderer.

F.3.14.2 Complete the schedule of deviations attached to the form of offer and acceptance, if any.

F.3.15 Complete adjudicator's contract

Unless alternative arrangements have been agreed or otherwise provided for in the contract, arrange for both parties to complete formalities for appointing the selected adjudicator at the same time as the main contract is signed.

F.3.16 Notice to unsuccessful tenderers

F.3.16.1 Notify the successful tenderer of the employer's acceptance of his tender offer by completing

and returning one copy of the form of offer and acceptance before the expiry of the validity

period stated in the tender data or agreed additional period.

F.3.16.2 After the successful tenderer has been notified of the employer’s acceptance of the tender,

notify other tenderers that their tender offers have not been accepted.

F.3.17 Provide copies of the contracts

Provide to the successful tenderer the number of copies stated in the Tender Data of the signed copy of the contract as soon as possible after completion and signing of the form of offer and acceptance.

F.3.18 Provide written reasons for actions taken

Provide upon request written reasons to tenderers for any action that is taken in applying these conditions of tender, but withhold information which is not in the public interest to be divulged, which is considered to prejudice the legitimate commercial interests of tenderers or might prejudice fair competition between tenderers.

SEKHUKHUNE DISTRICT MUNICIPALITY

- T2.1 List of Returnable Documents

The tenderer must complete the following returnable schedules:

Notes to tenderer:

- Returnable schedules have been separated into the following categories:

  - Forms, certificates and schedules for completion by the tenderer for use in the quantitative and qualitative evaluation of the tender (Forms A-F)

  - A list of other returnable documents for completion by the tenderer and which will subsequently be incorporated into the contract (Section C1: Agreement and Contract data)

- Failure to fully complete all the relevant returnable documents may render such a tender offer unresponsive.

- Tenderers shall note that their signature appended to each returnable form represents a declaration that they vouch for the accuracy and correctness of the information provided.

- Notwithstanding any check or audit conducted by or on behalf of the Employer, the information provided in the returnable documents is accepted in good faith and as justification for entering into a contract with a tenderer. If subsequently any information is found to be incorrect such discovery shall be taken as wilful misrepresentation by that tenderer to induce the contract. In such event the Employer has the discretionary right under contract condition 15.2 to terminate the contract.

- Should a tenderer wish to offer a different period of completion than that required by the Employer, it shall be submitted as an alternative tender.

- If more than one alternative tender is submitted, each one shall be numbered and submitted on a separate copy of form C1.1.1 Form of Offer, completed and signed, and accompanied by the prescribed priced Pricing Schedule and supporting documents.

- A retention money guarantee will be considered for acceptance in lieu of cash deductions provided that the tenderer submits his proposal as an alternative tender indicating the discount he proposes to give.

- These forms must be completed in black ink and any alterations made prior to tender closure countersigned by an authorised signatory.

- TENDERERS ARE INSTRUCTED TO COMPLETE ALL THE SCHEDULES ATTACHED HEREIN.  FAILURE TO COMPLETE ANY OF THE SCHEDULES WILL RESULT IN AUTOMATIC DISQUALIFICATION OF THE TENDER AS THE TENDER WILL BE CONSIDERED NOT RESPONSIVE.  IF THE SCHEDULE IS NOT APPLICABLE TENDERERS ARE INSTRUCTED TO INDICATE NOT APPLICABLE AND SIGN THE SCHEDULE

T2.2 Returnable Schedules

| SCHEDULE: | 1.A DECLARATION OF INTEREST (MBD.4) (COMPULSORY) |
| --- | --- |
| SCHEDULE: | 1B COMPULSORY ENTERPRISE QUESTIONNAIRE(COMPULSORY) |
| SCHEDULE : | 1C AUTHORITY OF SIGNATORY(COMPULSORY) |
| SCHEDULE: | 1D CERTIFICATE OF AUTHORITY FOR JOINT VENTURES (IF APPLICABLE) |
| SCHEDULE : | 1E RECORD OF ADDENDA TO TENDER DOCUMENTS |
| SCHEDULE : | 1F PERSONNEL SCHEDULE (IF APPLICABLE) |
| SCHEDULE : | 1G SCHEDULE OF WORK SATISFACTORILY CARRIED OUT BY THE TENDERER |
| SCHEDULE : | 1H SCHEDULE OF PROPOSED SUBCONTRACTORS |
| SCHEDULE : | 1I PROPOSED AMENDMENTS AND QUALIFICATIONS |
| SCHEDULE : | 1J DECLARATION OF BIDDER PAST SUPPLY CHAIN MANAGEMENT PRACTICES (MBD.8) (COMPULSORY) |
| SCHEDULE SCHEDULE: | 1K CERTIFICATE OF INDEPENDENT BID DETERMINATION(MBD.9) (COMPULSORY) 2A MBD.5 (Compulsory if applicable) Bids exceeding R10 million • If the estimated value of the transaction exceeds R10 million, the bid documentation must require the bidders to furnish: • if the bidder is required by law to prepare annual financial statements for auditing, their audited annual financial statements - • for the past three years, or • since their establishment if established during the past three years, • A certificate signed by the bidder certifying that the bidder and any of it’s directors has no undisputed commitments for municipal services towards a municipality or other service provider in respect of which payment is overdue for more than 30 days. • The Municipal rates for the bidder and it’s directors in respect of which payment is not overdue for more than 30 days or proof of lease agreement including rates for the landlord. In case where the Company or Director is registered in a rural area where the rates are not paid, please attach proof from Local Authority and Affidavit under oath indicating that there are no municipal rates payable |
| SCHEDULE: | 2B CERTIFIED COPY OF IDENTITY OF DIRECTORS (COMPULSORY) |
|  | Form of Offer to be properly signed (Compulsory) CSD Registration/CSD Summary Report (Compulsory) Letter of Good Standing (COIDA) Compulsory. |
| Schedule: 2C | JOINT VENTURE AGREEMENT (only if applicable) |
| Schedule: 2D | Proof of certified copy of BBBEE Verification Certificate Or sworn affidavit for BBBEE Exempted micro enterprises as per bidder turnover category. (is required for evaluation) In terms of Preferential Procurement Regulation 2017 |
| 2. OTHER DOCUMENTS REQUIRED FOR TENDER EVALUATION PURPOSES |  |
| Schedule 2 E | COPY OF COMPANY REGISTRATION DOCUMENTS OR CK1 FOR CLOSE COOPERATION(COMPULSORY) |

COMPULSORY MUNICIPAL BID DOCUMENTS

MBD 2: TAX CLEARANCE CERTIFICATE

It is a condition of bid that the taxes of the successful bidder must be in order, or that satisfactory

arrangements have been made with South African Revenue Service (SARS) to meet the bidder’s tax

obligations.

1.         In order to meet this requirement bidders are required to complete in full form TCC001 “Application

for a Tax Clearance Certificate” and submit it to any SARS branch office nationally. The Tax

Clearance Certificate Requirements are also applicable to foreign bidders / individuals who wish to

submit bids. Copies of form TCC 001 are available from any SARS branch office nationally or on the

website www.sars.gov.za.

2.           SARS will then furnish the bidder with a Tax Clearance Certificate that will be valid for a period of 1

(one) year from the date of approval.

3.           The Tax Clearance Certificate must be submitted together with the bid. Failure to submit the TCC pin/

number will result in the invalidation of the bid.

4.           In bids where Consortia / Joint Ventures / Sub-contractors are involved, each party must submit a

separate Tax Clearance Certificate.

5.           Applications for the Tax Clearance Certificates may also be made via eFiling. In order to use this

provision, taxpayers will need to register with SARS as eFilers through the website www.sars.gov.za

BROAD-BASED BLACK ECONOMIC EMPOWERMENT (B-BBEE) STATUS LEVEL CERTIFICATES

Bidders are required to submit original and valid B-BBEE Status Level Verification Certificates or certified copies thereof together with their bids, to substantiate their B-BBEE rating claims.

Bidders who do not submit B-BBEE Status T Level Verification Certificates or are non-compliant contributors to B-BBEE do not qualify for preference points for B-BBEE but should not be disqualified from the bidding process. They will score points for out of 90 or 80 for price only and zero points out of 10 or 20 for B-BBEE.

Under the amended B-BBEE codes, Accounting officers and verification professionals are no longer permitted to issue B-BBEE certificates to Exempt Micro Enterprises (EMEs) and black controlled and owned Qualifying Small Enterprises (QSEs). Only the sworn affidavits and certificates issued by SANAS accredited agencies are acceptable.

PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2017

This preference form must form part of all bids invited. It contains general information and serves as a claim form for preference points for Broad-Based Black Economic Empowerment (B-BBEE) Status Level of Contribution

NB:         BEFORE COMPLETING THIS FORM, BIDDERS MUST STUDY THE GENERAL

CONDITIONS, DEFINITIONS AND DIRECTIVES APPLICABLE IN RESPECT OF

B-BBEE, AS PRESCRIBED IN THE PREFERENTIAL PROCUREMENT

REGULATIONS, 2017.

- GENERAL CONDITIONS

1.1   The following preference point systems are applicable to all bids:

- the 80/20 system for requirements with a Rand value of up to R50 000 000 (all applicable taxes

included); and

- the 90/10 system for requirements with a Rand value above R50 000 000 (all applicable taxes

included).

1.2

a) The value of this bid is estimated to not exceed R50 000 000 (all applicable taxes included) and therefore the 80/20 preference point system shall be applicable; or

b) Either the 80/20 or 90/10 preference point system will be applicable to this tender (delete whichever is not applicable for this tender).

  - Points for this bid shall be awarded for:

(a) Price; and

(b) B-BBEE Status Level of Contributor.

1.4 The maximum points for this bid are allocated as follows: 80/20 or 90/10

|  | POINTS |
| --- | --- |
| PRICE | 80 |
| B-BBEE STATUS LEVEL OF CONTRIBUTION | 20 |
| Total points for Price and B-BBEE must not exceed | 100 |

1.5 Failure on the part of a bidder to submit proof of B-BBEE Status level of contributor together with the bid, will be interpreted to mean that preference points for B-BBEE status level of contribution are not claimed. 1.6 The purchaser reserves the right to require of a bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim in regard to preferences, in any manner required by the purchaser.

2.        DEFINITIONS

(a)          “B-BBEE” means broad-based black economic empowerment as defined in section 1 of the

Broad-Based Black Economic Empowerment Act;

(b)          “B-BBEE status level of contributor” means the B-BBEE status of an entity in terms of a

code of good practice on black economic empowerment, issued in terms of section 9(1) of the

Broad-Based Black Economic Empowerment Act;

(c)         “bid” means a written offer in a prescribed or stipulated form in response to an invitation by an

organ of state for the provision of goods or services, through price quotations, advertised

competitive bidding processes or proposals;

(d)        “Broad-Based Black Economic Empowerment Act” means the Broad-Based Black

Economic Empowerment Act, 2003 (Act No. 53 of 2003);

(e)          “EME” means an Exempted Micro Enterprise in terms of a code of good practice on black

economic empowerment issued in terms of section 9 (1) of the Broad-Based Black Economic

Empowerment Act; (f) “functionality” means the ability of a tenderer to provide goods or

services in accordance with specifications as set out in the tender documents.

(g)        “prices” includes all applicable taxes less all unconditional discounts;

(h)        “proof of B-BBEE status level of contributor” means:

1) B-BBEE Status level certificate issued by an authorized body or person;

2) A sworn affidavit as prescribed by the B-BBEE Codes of Good Practice;

3) Any other requirement prescribed in terms of the B-BBEE Act;

(i)         “QSE” means a qualifying small business enterprise in terms of a code of good practice on

black economic empowerment issued in terms of section 9 (1) of the Broad-Based Black

Economic Empowerment Act;

(j)         “rand value” means the total estimated value of a contract in Rand, calculated at the time of

bid  invitation, and includes all applicable taxes;

3. POINTS AWARDED FOR PRICE

3.1 THE 80/20 OR 90/10 PREFERENCE POINT SYSTEMS

A maximum of 80 or 90 points is allocated for price on the following basis:

80/20                     or                   90/10

Ps= 801- Pt-PminPminOR      Ps= 901- Pt-PminPmin

Where

Ps           =          Points scored for price of bid under consideration

Pt            =          Price of bid under consideration

Pmin       =          Price of lowest acceptable bid

4.       POINTS AWARDED FOR B-BBEE STATUS LEVEL OF CONTRIBUTOR

4.1         In terms of Regulation 6 (2) and 7 (2) of the Preferential Procurement Regulations, preference

points must be awarded to a bidder for attaining the B-BBEE status level of contribution in

accordance with the table below:

| B-BBEE status level of contributor | Number of points (90/10 system) | Number of points (80/20 system) |
| --- | --- | --- |
| 1 | 10 | 20 |
| 2 | 9 | 18 |
| 3 | 6 | 14 |
| 4 | 5 | 12 |
| 5 | 4 | 8 |
| 6 | 3 | 6 |
| 7 | 2 | 4 |
| 8 | 1 | 2 |
| Non-compliant contributor | 0 | 0 |

5.           BID DECLARATION

5.1            Bidders who claim points in respect of B-BBEE Status Level of Contribution must complete

the following:

6.               B-BBEE STATUS LEVEL OF CONTRIBUTOR CLAIMED IN TERMS OF PARAGRAPHS

1.4 AND 4.1

6.1            B-BBEE Status Level of Contributor:   = ……… (maximum of 10 or 20 points)

(Points claimed in respect of paragraph 7.1 must be in accordance with the table reflected in

paragraph 4.1 and must be substantiated by relevant proof of B-BBEE status level of

contributor.

7. SUB-CONTRACTING

7.1 Will any portion of the contract be sub-contracted?

(Tick applicable box)

| YES |  | NO |  |
| --- | --- | --- | --- |

7.1.1 If yes, indicate:

i) What percentage of the contract will be subcontracted............…………….…………%

ii) The name of the sub-contractor…………………………………………………………..

iii) The B-BBEE status level of the subcontractor......................................……………..

iv) Whether the sub-contractor is an EME or QSE

(Tick applicable box)

| YES |  | NO |  |
| --- | --- | --- | --- |

v) Specify, by ticking the appropriate box, if subcontracting with an enterprise in terms of Preferential Procurement Regulations,2017: Designated Group: An EME or QSE which is at last 51% owned by: EME √ QS

| Designated Group: An EME or QSE which is at last 51% owned by: | EME √ | QSE √ |
| --- | --- | --- |
| Black people |  |  |
| Black people who are youth |  |  |
| Black people who are women |  |  |
| Black people with disabilities |  |  |
| Black people living in rural or underdeveloped areas or townships |  |  |
| Cooperative owned by black people |  |  |
| Black people who are military veterans |  |  |
| OR |  |  |
| Any EME |  |  |
| Any QSE |  |  |

8. DECLARATION WITH REGARD TO COMPANY/FIRM

8.1 Name of company/firm:…………………………………………………………………………….

8.2 VAT registration number:……………………………………….…………………………………

8.3 Company registration number:…………….……………………….…………………………….

8.4 TYPE OF COMPANY/ FIRM

Partnership/Joint Venture / Consortium

One person business/sole propriety

Close corporation

Company

(Pty) Limited [TICK APPLICABLE BOX]

8.5          DESCRIBE PRINCIPAL BUSINESS ACTIVITIES

…………………………………………………………………………………………………

…………………………………………………………………………………………………

…………………………………………………………………………………………………

…………………………………………………………………………………………………

…………

  - COMPANY CLASSIFICATION

 Manufacturer

 Supplier

 Professional service provider

 Other service providers, e.g. transporter, etc.

[TICK APPLICABLE BOX]

8.7       MUNICIPAL INFORMATION

Municipality where business is situated:

….……………………………………………….

Registered Account Number: ………………………….

Stand Number:……………………………………………….

8.8      Total number of years the company/firm has been in

business:……………………………

8.9      I/we, the undersigned, who is / are duly authorised to do so on behalf of the

company/firm, certify that the points claimed, based on the B-BBE status level of

contributor indicated in paragraphs 1.4 and 6.1 of the foregoing certificate, qualifies

the company/ firm for the preference(s) shown and I / we acknowledge that:

i) The information furnished is true and correct;

ii) The preference points claimed are in accordance with the General Conditions as

indicated in paragraph 1 of this form;

iii) In the event of a contract being awarded as a result of points claimed as shown in

paragraphs 1.4 and 6.1, the contractor may be required to furnish documentary

proof to the satisfaction of the purchaser that the claims are correct;

iv) If the B-BBEE status level of contributor has been claimed or obtained on a

fraudulent basis or any of the conditions of contract have not been fulfilled, the

purchaser may, in addition to any other remedy it may have –

(a)   disqualify the person from the bidding process;

(b)          recover costs, losses or damages it has incurred or suffered as a

result of that person’s conduct;

(c)          cancel the contract and claim any damages which it has suffered

as a result of having to make less favourable arrangements due to

such cancellation;

(d)         recommend that the bidder or contractor, its shareholders and

directors, or only the shareholders and directors who acted on a

fraudulent basis, be restricted by the National Treasury from

obtaining business from any organ of state for a period not

exceeding 10 years, after the audi alteram partem (hear the other

side) rule has been applied; and

(e)        forward the matter for criminal prosecution.

WITNESSES 1. ……………………………………. 2. …………………………………….

…………………………………… SIGNATURE(S) OF BIDDERS(S) DATE: …………………………… ADDRESS ……………………………… ……………………………… ……………………………

CONTRACT FORM - RENDERING OF SERVICES

THIS FORM MUST BE FILLED IN DUPLICATE BY BOTH THE SERVICE PROVIDER (PART 1) AND

THE PURCHASER (PART 2). BOTH FORMS MUST BE SIGNED IN THE ORIGINAL SO THAT THE

SERVICE PROVIDER AND THE PURCHASER WOULD BE IN POSSESSION OF ORIGINALLY

SIGNED CONTRACTS FOR THEIR RESPECTIVE RECORDS.

PART 1 (TO BE FILLED IN BY THE SERVICE PROVIDER)

1.         I hereby undertake to render services described in the attached bidding documents to (name of

the institution) ……………………………………. in accordance with the requirements and task   directives / proposals specifications stipulated in Bid Number ………….……….. at the price/s quoted. My offer(s) remain(s) binding upon me and open for acceptance by the Purchaser during the validity period indicated and calculated from the closing date of the bid.

2.         The following documents shall be deemed to form and be read and construed as part of this

agreement:

(i)            Bidding documents, viz

- Invitation to bid;

- Tax clearance certificate;

- Pricing schedule(s);

- Filled in task directive/proposal;

- Preference claims for Broad Based Black Economic Empowerment Status Level

of Contribution in terms of the Preferential Procurement Regulations 2017;

- Declaration of interest;

- Declaration of Bidder’s past SCM practices;

- Certificate of Independent Bid Determination;

- Special Conditions of Contract;

(ii) General Conditions of Contract; and

(iii) Other (specify)

3.         I confirm that I have satisfied myself as to the correctness and validity of my bid; that the

price(s) and rate(s) quoted cover all the services specified in the bidding documents; that the price(s) and rate(s) cover all my obligations and I accept that any mistakes regarding price(s) and rate(s) and calculations will be at my own risk.

4.         I accept full responsibility for the proper execution and fulfilment of all obligations and

conditions devolving on me under this agreement as the principal liable for the due fulfillment of this contract.

5.        I declare that I have no participation in any collusive practices with any bidder or any

other person regarding this or any other bid.

6.          I confirm that I am duly authorised to sign this contract.

NAME (PRINT) …………………………….            WITNESSES

CAPACITY …………………………….                  1 …….…………………………….............

SIGNATURE …………………………….               2 ……….………………………............….

NAME OF FIRM …………………………….          DATE: …………………………............…..

DATE …………………………….

CONTRACT FORM - RENDERING OF SERVICES

PART 2 (TO BE FILLED IN BY THE PURCHASER)

1.            I,            ……………………………………………. in my capacity as ……………………...…………………………

accept your bid under reference number ……………… dated ……………………… for the

rendering of services indicated hereunder and/or further specified in the annexure(s).

2.            An official order indicating service delivery instructions is forthcoming.

3.          I undertake to make payment for the services rendered in accordance with the terms and

conditions of the contract, within 30 (thirty) days after receipt of an invoice.

| a. DESCRIPTION OF b. SERVICE | PRICE (ALL APPLICABLE TAXES INCLUDED) | COMPLETION DATE | B-BBEE STATUS LEVEL OF CONTRIBUTION | MINIMUM THRESHOLD FOR LOCAL PRODUCTION AND CONTENT (if applicable) |
| --- | --- | --- | --- | --- |

- I confirm that I am duly authorised to sign this contract.

SIGNED AT …………………………….………………                                                                               ON ………………………………………..…..

NAME (PRINT) …………………………………………….

SIGNATURE ……………………………………….

OFFICIAL STAMP

WITNESSES 1 ….……………………….………. - …..………………………………. DATE: ………………………..……..

SCHEDULE A1: MBD 4 – DECLARATION OF INTEREST

1. No bid will be accepted from persons in the service of the state1 .

2. Any person, having a kinship with persons in the service of the state, including a blood relationship, may make an offer or offers in terms of this invitation to bid. In view of possible allegations of favouritism, should the resulting bid, or part thereof, be awarded to persons connected with or related to persons in service of the state, it is required that the bidder or their authorised representative declare their position in relation to the evaluating/adjudicating authority and/or take an oath declaring his/her interest.

3. In order to give effect to the above, the following questionnaire must be completed and submitted with the bid: 3.1. Full Name of bidder or his or he

| 3.1 | Full Name of bidder or his or her representative |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3.2 | Identity Number |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.3 | Position occupied in the Company (director, trustee, hareholder²): |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.4 | Company Registration Number: |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.5 | Tax Reference Number |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.6 | VAT Registration Number |  |  |  |  |  |  |  |  |  |  |  |  |  |

| 3.7 | Are you presently in the service of the state? | YES |  | No |  |
| --- | --- | --- | --- | --- | --- |
| 3.71 | If so, furnish particulars: |  |  |  |  |
| 3.8 | Have you been in the service of the state for the past twelve months? | YES |  | NO |  |
| 3.8.1 | If so, furnish particulars: |  |  |  |  |

_________________________

1 MSCM Regulations: “in the service of the state” means to be –

1. a member of –

i. any municipal council; ii. any provincial legislature; or iii. the National Assembly or the National Council of Provinces;

2. a member of the board of directors of any municipal entity;

3. an official of any municipality or municipal entity;

4. an employee of any national or provincial department, national or provincial public entity or constitutional institution within the meaning of the Public Finance Management Act, 1999 (Act No.1 of 1999);

5. a member of the accounting authority of any national or provincial public entity; or

6. an employee of Parliament or a provincial legislature.

2 “Shareholder” means a person who owns shares in the company and is actively involved in the management of the company or business and exercises control over the company

| Initial: |  |
| --- | --- |

(f) an employee of Parliament or a provincial legislature ² Shareholder” means a person who owns shares in the company and is actively involved in the management of the company or business and exercises control over the company.

| 3.9 | Do you have any relationship (family, friend, other) with persons in the service of the state and who may be involved with the evaluation and or adjudication of this bid? | YES |  | No |  |
| --- | --- | --- | --- | --- | --- |
| 3.91 | If so, furnish particulars: |  |  |  |  |
| 3.10 | Are any of the company’s directors, managers, principal shareholders or stakeholders in the service of the state? | YES |  | No |  |
| 3.10.1 | If so, furnish particulars: |  |  |  |  |
| 3.11 | Are any of the company’s directors, managers, principal shareholders or stakeholders in the service of the state? | YES |  | No |  |
| 3.11.1 | If so, furnish particulars: |  |  |  |  |
| 3.12 | Is any spouse, child or parent of the company’s directors, managers, principal shareholders or stakeholders in the service of the state? | YES |  | No |  |
| 3.12.1 | If so, furnish particulars: |  |  |  |  |
| 3.13 | Do you or any of the directors, trustees, managers, principal shareholders, or stakeholders of this company have any interest in any other related companies or business whether or not they are bidding for this contract? | YES |  | No |  |
| 3.13.1 | If so, furnish particulars: |  |  |  |  |
| 3.14 | Do you or any of the directors, trustees, managers, principle shareholders, or stakeholders of this company have any interest in any other related companies or business whether or not they are bidding for this contract. | YES |  | No |  |

SCHEDULE 1B: COMPULSORY ENTERPRISE QUESTIONNAIRE

| The following particulars must be furnished. In the case of a joint venture, separate enterprise questionnaires in respect of each partner must be completed and submitted. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Section 1: Name of enterprise: |  |  |  |  |  |  |  |  |
| Section 2: VAT registration number, if any: |  |  |  |  |  |  |  |  |
| Section 3: CIDB registration number: |  |  |  |  |  |  |  |  |
| Section 4: Particulars of sole proprietors and partners in partnerships |  |  |  |  |  |  |  |  |
|  | Name* |  | Identity number* |  | Personal income tax number* |  |  |  |
|  | * Complete only if sole proprietor or partnership and attach separate page if more than 3 partners |  |  |  |  |  |  |  |
| Section 5: Particulars of companies and close corporations |  |  |  |  |  |  |  |  |
| Company registration number |  |  |  |  |  |  |  |  |
| Close corporation number |  |  |  |  |  |  |  |  |
| Tax reference number |  |  |  |  |  |  |  |  |
| Section 6: Record of service of the state |  |  |  |  |  |  |  |  |
| Indicate by marking the relevant boxes with a cross, if any sole proprietor, partner in a partnership or director, manager, principal shareholder or stakeholder in a company or close corporation is currently or has been within the last 12 months in the service of any of the following: |  |  |  |  |  |  |  |  |
|  | - a member of any municipal council - a member of any provincial legislature - a member of the National Assembly or the National Council of Province |  |  | - an employee of any provincial department, national or provincial public entity or constitutional institution within the meaning of the Public Finance Management Act, 1999 (Act 1 of 1999) |  |  |  |  |
|  | - a member of the board of directors of any municipal entity |  |  | - a member of an accounting authority of any national or provincial public entity |  |  |  |  |
|  | - an official of any municipality or municipal entity |  |  | - an employee of Parliament or a provincial legislature |  |  |  |  |
| If any of the above boxes are marked, disclose the following: (insert separate page if necessary) |  |  |  |  |  |  |  |  |
|  | Name of sole proprietor, partner, director, manager, principal shareholder or stakeholder | Name of institution, public office, board or organ of state and position held |  |  |  | Status of service (tick appropriate column) |  |  |
|  |  |  |  |  |  | current | Within last 12 months |  |
| * Insert separate page if necessary |  |  |  |  |  |  |  |  |
| Section 7: Record of spouses, children and parents in the service of the state |  |  |  |  |  |  |  |  |
| Indicate by marking the relevant boxes with a cross, if any spouse, child or parent of a sole proprietor, partner in a partnership or director, manager, principal shareholder or stakeholder in a company or close corporation is currently or has been within the last 12 months been in the service of any of the following: |  |  |  |  |  |  |  |  |
|  | - a member of any municipal council - a member of any provincial legislature - a member of the National Assembly or the National Council of Province |  |  | - an employee of any provincial department, national or provincial public entity or constitutional institution within the meaning of the Public Finance Management Act, 1999 (Act 1 of 1999) |  |  |  |  |
|  | - a member of the board of directors of any municipal entity |  |  | - a member of an accounting authority of any national or provincial public entity |  |  |  |  |
|  | - an official of any municipality or municipal entity |  |  | - an employee of Parliament or a provincial legislature |  |  |  |  |
|  | Name of spouse, child or parent | Name of institution, public office, board or organ of state and position held |  |  |  | Status of service (tick appropriate column) |  |  |
|  |  |  |  |  |  | current | Within last 12 months |  |
| * Insert separate page if necessary |  |  |  |  |  |  |  |  |
| The undersigned, who warrants that he/she is duly authorised to do so on behalf of the enterprise: |  |  |  |  |  |  |  |  |
| - authorizes the Employer to obtain a tax clearance certificate from the South African Revenue Services that my / our tax matters are in order; |  |  |  |  |  |  |  |  |
| - confirms that the neither the name of the enterprise or the name of any partner, manager, director or other person, who wholly or partly exercises, or may exercise, control over the enterprise appears on the Register of Tender Defaulters established in terms of the Prevention and Combating of Corrupt Activities Act of 2004; |  |  |  |  |  |  |  |  |
| - confirms that no partner, member, director or other person, who wholly or partly exercises, or may exercise, control over the enterprise appears, has within the last five years been convicted of fraud or corruption; |  |  |  |  |  |  |  |  |
| - confirms that I / we are not associated, linked or involved with any other tendering entities submitting tender offers and have no other relationship with any of the tenderers or those responsible for compiling the scope of work that could cause or be interpreted as a conflict of interest; |  |  |  |  |  |  |  |  |
| - confirms that the contents of this questionnaire are within my personal knowledge and are to the best of my belief both true and correct. |  |  |  |  |  |  |  |  |

| Signed |  | Date |  |
| --- | --- | --- | --- |
| Name |  | Position |  |
| Enterprise name |  |  |  |

* The schedule should be used where tenders are subject to the local Government: Municipal Finance Management Act

SCHEDULE 1C: AUTHORITY OF SIGNATORY

1. SOLE PROPRIETOR (SINGLE OWNER BUSINESS) AND NATURAL PERSON

1.1. I, __________________________________________, the undersigned, hereby confirm that I am                        the sole owner of the business trading as ____________________________________________

OR

1.2. I, ____________________________________________, the undersigned, hereby confirm that I am

submitting this tender in my capacity as natural person.

| SIGNATURE: |  | DATE: |  |
| --- | --- | --- | --- |
| PRINT NAME: |  |  |  |
| WITNESS 1: |  | WITNESS 2: |  |

2. COMPANIES AND CLOSE CORPORATIONS

2.1. If a Bidder is a COMPANY, a certified copy of the resolution by the board of directors, duly

signed, authorising the person who signs this bid to do so, as well as to sign any contract resulting from

this bid and any other documents and correspondence in connection with this bid and/or contract on

behalf of the company must be submitted with this bid, that is, before the closing time and date of the

bid

2.2. In the case of a CLOSE CORPORATION (CC) submitting a bid, a resolution by its members,

authorizing a member or other official of the corporation to sign the documents on their behalf, shall be included with the bid.

PARTICULARS OF RESOLUTION BY BOARD OF DIRECTORS OF THE COMPANY/MEMBERS OF THE CC

| Date Resolution was taken |  |
| --- | --- |
| Resolution signed by (name and surname) |  |
| Capacity |  |
| Name and surname of delegated Authorised Signatory |  |
| Capacity |  |
| Specimen Signature |  |
| Date Resolution was taken |  |

| Full name and surname of ALL Director(s) / Member (s) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. |  | 2. |  |  |  |  |  |
| 3. |  | 4. |  |  |  |  |  |
| 5. |  | 6. |  |  |  |  |  |
| 7. |  | 8. |  |  |  |  |  |
| 9. |  | 10. |  |  |  |  |  |
| Is a CERTIFIED COPY of the resolution attached? |  |  |  | YES |  | NO |  |

| SIGNED ON BEHALF OF COMPANY / CC |  | DATE |  |
| --- | --- | --- | --- |
| PRINT NAME: |  |  |  |
| WITNESS 1 |  | WITNESS 2 |  |

- PARTNERSHIP

We, the undersigned partners in the business trading as ______________________________ hereby authorize Mr/Ms ____________________________________________ to sign this bid as well as any contract resulting from the bid and any other documents and correspondence in connection with this bid and /or contract for and on behalf of the abovementioned partnership.

The following particulars in respect of every partner must be furnished and signed by every partner:

| Full name of partner |  |  | Signature |
| --- | --- | --- | --- |
| SIGNATURE ON BEHALF OF PARTNERSHIP: |  | DATE: |  |
| PRINT NAME: |  |  |  |
| WITNESS 1: |  | WITNESS 2: |  |

- CONSORTIUM

We, the undersigned consortium partners, hereby authorize_________________________________

___________________ (Name of entity) to act as lead consortium partner and further authorize Mr./Ms. ____________________________________________To sign this offer as well as any contract resulting from this tender and any other documents and correspondence in connection with this tender and / or contract for and on behalf of the consortium.

The following particulars in respect of each consortium member must be provided and signed by each

member:

| Full Name of Consortium Member | Role of Consortium Member | % Participation | Signature |
| --- | --- | --- | --- |
| SIGNATURE ON BEHALF OF PARTNERSHIP: |  |  |  |
| PRINT NAME: |  |  |  |

SCHEDULE 1D: CERTIFICATE OF AUTHORITY FOR JOINT VENTURES

This returnable schedule is to be completed by JOINT VENTURES

We, the undersigned, are submitting this tender offer in joint venture and hereby authorize Mr./Ms.______

__________________________________________________________________________________

authorized signatory of the Company/Close Corporation/Partnership (name) ______________________

_________________________________________________, acting in the capacity of lead partner, to                 sign all documents in connection with the tender offer and any contract resulting from it on our behalf.

| (i) Name of firm (Lead partner) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Addresses |  |  |  |  |
|  |  |  | Tel: |  |
| Signature |  |  | Designation: |  |

| (ii) Name of firm |  |  |  |  |
| --- | --- | --- | --- | --- |
| Addresses |  |  |  |  |
|  |  |  | Tel: |  |
| Signature |  |  | Designation: |  |

| (iii) Name of firm |  |  |  |  |
| --- | --- | --- | --- | --- |
| Addresses |  |  |  |  |
|  |  |  | Tel: |  |
| Signature |  |  | Designation: |  |

| (iv) Name of |  |  |  |  |
| --- | --- | --- | --- | --- |
| Addresses |  |  |  |  |
|  |  |  | Tel: |  |
| Signature |  |  | Designation: |  |

NOTE: A copy of the Joint Venture Agreement clearly showing the percentage contribution of each partner to the Joint Venture, shall be appended to this Schedule

SCHEDULE 1E: RECORD OF ADDENDA TO TENDER DOCUMENT

We confirm that the following communications received from the Employer before the submission of

this tender offer, amending the tender documents, have been considered in this tender offer:

|  | Date | Title or Details |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |
| 6 |  |  |
| 7 |  |  |
| 8 |  |  |
| 9 |  |  |
| 10 |  |  |
| 11 |  |  |
| 12 |  |  |
| 13 |  |  |
| 14 |  |  |
| 15 |  |  |
| 16 |  |  |
| 17 |  |  |
| 18 |  |  |

Attach additional pages if more space is required.

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

| EXPERTISE OF KEY PERSONNEL |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| EXPERIENCE (only projects with completion dates in the last ten years will be eligible) |  |  |  |  |  |  |
| Project | Description | Duration (from to) | Responsibility (E.G. Engineer / Project Manager) | Client & Contact Name & Phone No & E-Mail Address | Fee Value | Contract Value |
| 1.PROJECT LEADER: |  |  |  |  |  |  |
| Name: |  |  |  |  |  |  |
| 2. PROJECT ENGINEER / SCIENTIST (GROUNDWATER): |  |  |  |  |  |  |
| Name: |  |  |  |  |  |  |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

SCHEDULE 1G: SCHEDULE OF WORK SATISFACTORILY CARRIED OUT BY THE TENDERER

| The following is a statement of similar work successfully executed by myself/ ourselves: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Employer, contact person and telephone number | Description of Contract | Value of Work Inclusive of VAT (Rand) | Date Completed |  |

Signed			Date

Name			Position

SCHEDULE 1H: SCHEDULE OF PROPOSED SUBCONTRACTORS

| We notify you that it is our intention to employ the following Subcontractors to work on this contract. |  |  |  |
| --- | --- | --- | --- |
| If we are awarded the contract we agree that this notification does not change the requirement for us to submit the names of proposed Subcontractors in accordance with requirements in the contract for such appointments. If there are no such requirements in the contract, then your written acceptance of this list shall be binding between us |  |  |  |
| No. | Name and Address of Proposed Subcontractor | Nature and Extent of Work | Previous Experience with Subcontractor |

Signed			Date

Name			Position

Tenderer

SCHEDULE 1I: PROPOSED AMENDMENTS AND QUALIFICATIONS

| The Tenderer should record any deviations or qualifications he may wish to make to the tender documents in this Returnable Schedule. Alternatively, a tenderer may state such deviations and qualifications in a covering letter to his tender and reference such letter in this schedule. The Tenderer’s attention is drawn to clause F.3.8 of the Standard Conditions of Tender referenced in the Tender Data regarding the employer’s handling of material deviations and qualifications. |  |  |
| --- | --- | --- |
| Page | Clause or Item | Proposal |

Signed			Date

Name			Position

Tenderer

MBD 8. DECLARATION OF BIDDER’S PAST SUPPLY CHAIN MANAGEMENT PRACTICES

- This Municipal Bidding Document must form part of all bids invited.

- It serves as a declaration to be used by municipalities and municipal entities in ensuring that when goods and services are being procured, all reasonable steps are taken to combat the abuse of the supply chain management system.

- The bid of any bidder may be rejected if that bidder, or any of its directors have:

  - abused the municipality’s / municipal entity’s supply chain management system or committed any improper conduct in relation to such system;

  - been convicted for fraud or corruption during the past five years;

  - willfully neglected, reneged on or failed to comply with any government, municipal or other public sector contract during the past five years; or

  - been listed in the Register for Tender Defaulters in terms of section 29 of the Prevention and Combating of Corrupt Activities Act (No 12 of 2004).

- In order to give effect to the above, the following questionnaire must be completed and submitted with the bid.

| Item | Question | Yes | No |
| --- | --- | --- | --- |
| 4.1 | Is the bidder or any of its directors listed on the National Treasury’s Database of Restricted Suppliers as companies or persons prohibited from doing business with the public sector? (Companies or persons who are listed on this Database were informed in writing of this restriction by the Accounting Officer/Authority of the institution that imposed the restriction after the audi alteram partem rule was applied). The Database of Restricted Suppliers now resides on the National Treasury’s website(www.treasury.gov.za) and can be accessed by clicking on its link at the bottom of the home page. | Yes | No |
| 4.1.1 | If so, furnish particulars: |  |  |
| 4.2 | Is the bidder or any of its directors listed on the Register for Tender Defaulters in terms of section 29 of the Prevention and Combating of Corrupt Activities Act (No 12 of 2004)? - The Register for Tender Defaulters can be accessed on the National Treasury’s website (www.treasury.gov.za) by clicking on its link at the bottom of the home page. | Yes | No |
| 4.2.1 | If so, furnish particulars: |  |  |
| 4.3 | Was the bidder or any of its directors convicted by a court of law (including a court of law outside the Republic of South Africa) for fraud or corruption during the past five years? | Yes | No |
| 4.3.1 | If so, furnish particulars: |  |  |
| Item | Question | Yes | No |
| 4.4 | - Does the bidder or any of its directors owe any municipal rates and taxes or municipal charges to the municipality / municipal entity, or to any other municipality / municipal entity, that is in arrears for more than three months? | Yes | No |
| 4.4.1 | If so, furnish particulars: |  |  |
| 4.5 | Was any contract between the bidder and the municipality / municipal entity or any other organ of state terminated during the past five years on account of failure to perform on or comply with the contract? | Yes | No |
| 4.7.1 | If so, furnish particulars: |  |  |

CERTIFICATION

- I, THE UNDERSIGNED (FULL NAME)  …………..……………………………..……

- CERTIFY THAT THE INFORMATION FURNISHED ON THIS

- DECLARATION FORM TRUE AND CORRECT.

- I ACCEPT THAT, IN ADDITION TO CANCELLATION OF A CONTRACT, ACTION MAY BE TAKEN AGAINST ME SHOULD THIS DECLARATION PROVE TO BE FALSE.

………………………………………...	…………………………..

Signature                                                                                                              Date

……………………………………….                                                                ………………………….

Position	                                                                                                         Name of Bidder

MBD 9. CERTIFICATE OF INDEPENDENT BID DETERMINATION

1	This Municipal Bidding Document (MBD) must form part of all bids¹ invited.

2	Section 4 (1) (b) (iii) of the Competition Act No. 89 of 1998, as amended, prohibits an agreement between, or concerted practice by, firms, or a decision by an association of firms, if it is between parties in a horizontal relationship and if it involves collusive bidding (or bid rigging).² Collusive bidding is a pe se prohibition meaning that it cannot be justified under any grounds.

3	Municipal Supply Regulation 38 (1) prescribes that a supply chain management policy must provide measures for the combating of abuse of the supply chain management system, and must enable the accounting officer, among others, to:

a.	take all reasonable steps to prevent such abuse;

b.	reject the bid of any bidder if that bidder or any of its directors has abused the supply chain management system of the municipality or municipal entity or has committed any improper conduct in relation to such system; and

c.	cancel a contract awarded to a person if the person committed any corrupt or fraudulent act during the bidding process or the execution of the contract.

- This MBD serves as a certificate of declaration that would be used by institutions to ensure that, when bids are considered, reasonable steps are taken to prevent any form of bid-rigging.

- In order to give effect to the above, the attached Certificate of Bid Determination (MBD 9) must be completed and submitted with the bid:

CERTIFICATE OF INDEPENDENT BID DETERMINATION

I, the undersigned, in submitting the accompanying bid:

________________________________________________________________________

(Bid Number and Description)

in response to the invitation for the bid made by:

___________________________________________________________________________

(Name of Municipality / Municipal Entity)

do hereby make the following statements that I certify to be true and complete in every respect:

I certify, on behalf of: _______________________________________________________that:

(Name of Bidder)

- I have read and I understand the contents of this Certificate;

- I understand that the accompanying bid will be disqualified if this Certificate is found not to be true and complete in every respect;

- I am authorized by the bidder to sign this Certificate, and to submit the accompanying bid, on behalf of the bidder;

- Each person whose signature appears on the accompanying bid has been authorized by the bidder to determine the terms of, and to sign, the bid, on behalf of the bidder;

- For the purposes of this Certificate and the accompanying bid, I understand that the word “competitor” shall include any individual or organization, other than the bidder, whether or not affiliated with the bidder, who:

(a) 	has been requested to submit a bid in response to this bid invitation;

(b) 	could potentially submit a bid in response to this bid invitation, based on their qualifications, abilities or experience; and

(c)	provides the same goods and services as the bidder and/or is in the same line of business as the bidder

The bidder has arrived at the accompanying bid independently from, and without consultation, communication, agreement or arrangement with any competitor. However communication between partners in a joint venture or consortium³ will not be construed as collusive bidding.

- In particular, without limiting the generality of paragraphs 6 above, there has been no consultation, communication, agreement or arrangement with any competitor regarding:

- prices;

- geographical area where product or service will be rendered (market allocation)

(c) 	methods, factors or formulas used to calculate prices;

(d)	 the intention or decision to submit or not to submit, a bid;

(e)	 the submission of a bid which does not meet the specifications and conditions of the bid; or

(f)        bidding with the intention not to win the bid.

- In addition, there have been no consultations, communications, agreements or arrangements with any competitor regarding the quality, quantity, specifications and conditions or delivery particulars of the products or services to which this bid invitation relates.

- The terms of the accompanying bid have not been, and will not be, disclosed by the bidder, directly or indirectly, to any competitor, prior to the date and time of the official bid opening or of the awarding of the contract.

| ETHICS COMMITMENT FOR SUPPLIERS OF SEKHUKHUNE DISTRICT MUNICIPALITY |  |
| --- | --- |
| In our dealings with Sekhukhune District Municipality, we commit to uphold high standards of ethics. Among other things this means: |  |
| We will be honest and deal in good faith; We will not improperly try to influence any municipal official or decision; We will avoid all conflicts of interest; We will not engage in any form of corruption (e.g. paying bribes, giving kickbacks); We will not give gifts to municipal officials or councillors; We will not be involved in collusion with other service providers (i.e. price-fixing); We will ensure that all information we submit to the municipality is accurate and truthful (e.g. we will not engage in B BBEE fronting). We will ensure and take accountability to keep our database records up to date, avoiding misrepresentation. We will ensure to comply with legislative requirements applicable. We will inform Sekhukhune District Municipality of any unethical behaviour known, either from other suppliers or Sekhukhune District Municipality officials, supported by the protection of our Whistle Blowing policy. We will contribute by all means necessary, in building a positive ethical culture in the SDM. |  |
| This is our commitment to help build an ethical Sekhukhune District Municipality. |  |
| Name of Company: |  |
| Name of authorised person: |  |
| Signature: |  |
| Date: |  |

SCHEDULE 2A: CERTIFICATE OF REGISTRATION, SHAREHOLDERS AGREEMENTS AND COPIES OF ID

SCHEDULE 2B: PROOF OF AUTHORITY OF SIGNATORY

SCHEDULE 2C: VALID TAX CLEARANCE CERTIFICATE OR SARS VERIFICATION PIN

The Tenderer must attach to this page an original Tax Clearance Certificate from the South African Revenue Services in respect of his/her company, close corporation or partnership.  In the case of a joint venture between two or more firms, the tenderer shall attach an original/copy of the Tax Clearance Certificate for each of the joint venture partners.

SCHEDULE 2D: JOINT VENTURE AGREEMENT (Only if applicable)

SCHEDULE 2E: PROOF OFCERTIFIED COPY OF BBEEE VERIFICATION CERTIFICATE

The tenderer must attach to this page proof of certified copy of BBEEE verification certificate.

SCHEDULE 2F: A CERTIFICATE CERTIFYING THAT THE ENTERPRISE HAS NO UNDISPUTED COMMITMENTS

SCHEDULE 2Q: REFERENCE LETTERS FROM REFERENCING COMPANIES

SCHEDULE 2R: CERTIFIED AUDITED FINANCIAL STATEMENTS FOR THE PAST THREE YEARS

18. SCOPE OF WORK

- EMPLOYER‟S OBJECTIVE

  - Sekhukhune District Municipality’s objective with this bid process is to appoint the project    management support team to assist the Infrastructure Water Services Department in terms on technical expertise to efficiency and effectively implement the water services infrastructure projects within its area of jurisdiction.

The appointed service provider will assist with the monitoring and evaluation of the following activities:- groundwater investigations, options analyses, feasibility studies, planning, funding applications, license applications, preliminary design, detailed design, compilation of bid specifications, bid documentation and bid evaluation reports, construction supervision and monitoring, duties i.t.o. the Occupational Health and Safety Act, and to act as agent on behalf of the employer in terms of the Construction Regulations, for the implementation of various projects in the Sekhukhune Municipal area, for  the period 30 August 2021 to 30 July 2024.

The PMU Support shall be the standard services in accordance with the applicable professional bodies. The companies are to illustrate capabilities in the following areas of expertise:

Civil, Structural, Electrical and Mechanical, Architectural, Quantity Surveyors, Environmental and Hydrological / Geohydrological Engineering Consulting Services. The appointed service provider will be responsible for the following:

- The service provider shall amongst others-:

- Assist and review the compilation of business plans with technical reports on various projects,

- Conduct projects feasibility studies as per ward community needs and further advise the

Municipality accordingly,

- Timeous and regular follow-up on the appraisals and approvals of the relevant business plan /

Technical reports,

- Formulate and advise for approval, the terms of reference for the appointments of consultants

on various projects on the following:

- Planning and design

- Land acquisition and servitudes

- EIA Processes,

- Ensure that projects are registered with MIG and budgeted for,

- Attend all legal and auxiliary matters regarding the projects,

- Compile project plans and clear timelines for the projects,

- Formulate project scope with the appointed engineers for the appointment of contractors,

- Ensure that the projects are implemented in line with approved scope,

- Conduct financial cash flows and projections of the projects,

- Conduct financial and project management due-diligence and project budgeting,

- Assist the municipality, if required with procurement processes,

- Facilitate the handover of the projects to PMU for implementation,

- Monitor implementation of the project and recommend remedial actions,

- Ensure that all projects are completed within the completed duration and contract amount,

- Do infrastructure asset management, breaking down assets’ component.

- Oversee implementation of infrastructure delivery management system.

- Proper record keeping of all project documents and also ensuring that there are records of all

as built drawings.

-	Certify payment certificates for the projects as per the word done / services rendered,

- Assist with the technical evaluation aspects in consultation with Supply Chain management unit

and Engineering department,

  - .   SCOPE OF WORK FOR OPERATIONS AND MAINTENANCE

- Provide support in the development of O & M strategy, plans, and manuals

- Provide assistance with situational assessment attributed to any operations and maintenance

challenges

- Oversee repairs and maintenance projects

- Ensure compliance with green and blue drop requirements in all the water and wastewater

treatment works.

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

19. ALTERATIONS / AMENDMENTS BY BIDDE

The bidder must record any deviations or qualifications he may wish to make to the tender document

in this Returnable Document. Alternatively, a bidder may state such deviations and qualifications in a

covering letter attached to his bid and reference such letter in this schedule.

The bidder’s attention is drawn to clause F.3.8 of the Standard conditions of Tender referenced in the

Tender Data regarding the Employer’s handling of material deviations and qualifications.

If no deviations or modifications are desired, the schedule hereunder is to be marked NIL and signed

by the bidder.

| PAGE / ITEM | CLAUSE / DESCRIPTION |
| --- | --- |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

23. EXPERIENCE AND TRACK RECORD

The bidder shall indicate on the schedule below all projects that have been completed within the past

five years, or that are under way at present, and indicate specifically those applicable to the areas

of expertise tendered for, as indicated on page 74 and also indicate all those projects completed

for organs of state. The names of contactable references and contact details are essential to

enable the municipality to verify the information submitted.

THE BIDDER CAN REPRODUCE THE TABLE AT AN APPROPRIATE SCALE TO SUIT THE

INFORMATION.

| EXPERIENCE AND TRACK RECORD |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Fee Value (VAT Included) | Duration (from-to) | Stage of Project Completed (e.g. report stage, preliminary design, detail design, contract administration) | Client | Contactable Reference and Phone Number / E-Mail Address |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

24. KEY PERSONNEL

The bidder is referred to clause F.2.1.5 of the Tender Data and shall insert in the spaces provided below details of the key personnel required to be in the employment of the bidder for the bidder to be eligible to submit a tender. The Curriculum Vitae of everyone must be appended to this schedule.

P.T.O.

27. PROFESSIONAL INDEMNITY INSURANCE

The bidder is referred to clause F.2.1.6 of the Tender Data and shall state below details of the professional indemnity insurance held by the bidder. Where the bidder is a joint venture, each party to the joint venture must submit details of their professional indemnity insurance. Proof of insurance must be appended to this schedule.

| PROFESSIONAL INDEMNITY INSURANCE HELD |  |  |
| --- | --- | --- |
| Name of Insured | Name of Insurer | Limit of Indemnity i.r.o. each Claim |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

GENERAL CONDITIONS OF CONTRACT 1.

Definitions

1.        The following terms shall be interpreted as indicated:

1.1    “Closing time” means the date and hour specified in the bidding documents for the receipt of

bids.

1.2    “Contract” means the written agreement entered into between the purchaser and the supplier,

as recorded in the contract form signed by the parties, including all attachments and

appendices thereto and all documents incorporated by reference therein.

1.3    “Contract price” means the price payable to the supplier under the contract for the full and

proper performance of his contractual obligations.

1.4  “Corrupt practice” means the offering, giving, receiving, or soliciting of any thing of value to

influence the action of a public official in the procurement process or in contract execution.

1.5  "Countervailing duties" are imposed in cases where an enterprise abroad is subsidized by its

government and encouraged to market its products internationally.

1.6  “Country of origin” means the place where the goods were mined, grown or produced or from

which the services are supplied. Goods are produced when, through manufacturing, processing or substantial and major assembly of components, a commercially recognized new product results that is substantially different in basic characteristics or in purpose or utility from its components.

1.7  “Day” means calendar day.

1.8   “Delivery” means delivery in compliance of the conditions of the contract or order.

1.9   “Delivery ex stock” means immediate delivery directly from stock actually on hand.

1.10  “Delivery into consignees store or to his site” means delivered and unloaded in the specified

store or depot or on the specified site in compliance with the conditions of the contract or

order, the supplier bearing all risks and charges involved until the supplies are so delivered and

a valid receipt is obtained.

1.11 “Dumping" occurs when a private enterprise abroad market its goods on own initiative in the

RSA at lower prices than that of the country of origin and which have the potential to harm the local industries in the RSA.

1.12” Force majeure” means an event beyond the control of the supplier and not involving the

supplier’s fault or negligence and not foreseeable.22 Such events may include, but is not restricted to, acts of the purchaser in its sovereign capacity, wars or revolutions, fires, floods, epidemics, quarantine restrictions and freight embargoes.

1.13 “Fraudulent practice” means a misrepresentation of facts in order to influence a procurement

process or the execution of a contract to the detriment of any bidder, and includes collusive practice among bidders (prior to or after bid submission) designed to establish bid prices at artificial non-competitive levels and to deprive the bidder of the benefits of free and open competition.

1.14 “GCC” means the General Conditions of Contract.

1.15 “Goods” means all of the equipment, machinery, and/or other materials that the supplier is

required to supply to the purchaser under the contract.

  - “Imported content” means that portion of the bidding price represented by the cost of

components, parts or materials which have been or are still to be imported (whether by the supplier or his subcontractors) and which costs are inclusive of the costs abroad, plus freight and other direct importation costs such as landing costs, dock dues, import duty, sales duty or other similar tax or duty at the South African place of entry as well as transportation and handling charges to the factory in the Republic where the supplies covered by the bid will be manufactured.

1.17 “Local content” means that portion of the bidding price which is not included in the imported

content provided that local manufacture does take place.

1.18 “Manufacture” means the production of products in a factory using labour, materials,

components and machinery and includes other related value-adding activities.

1.19 “Order” means an official written order issued for the supply of goods or works or the rendering

of a service.

1.20 “Project site,” where applicable, means the place indicated in bidding documents. 1.21

“Purchaser” means the organization purchasing the goods.

1.22 “Republic” means the Republic of South Africa. 1.23 “SCC” means the Special Conditions of

Contract.

1.24 “Services” means those functional services ancillaries to the supply of the goods, such as

transportation and any other incidental services, such as installation, commissioning, provision

of technical assistance, training, catering, gardening, security, maintenance and other such

obligations of the supplier covered under the contract.

1.25 “Written” or “in writing” means handwritten in ink or any form of electronic or mechanical

writing.

23 2. Application

2.1 These general conditions are applicable to all bids, contracts and orders including bids for

functional and professional services, sales, hiring, letting and the granting or acquiring of rights,

but excluding immovable property, unless otherwise indicated in the bidding documents.

2.2 Where applicable, special conditions of contract are also laid down to cover specific supplies,

services or works.

2.3 Where such special conditions of contract are in conflict with these general conditions, the special

conditions shall apply.

3. General

3.1 unless otherwise indicated in the bidding documents, the purchaser shall not be liable for any

expense incurred in the preparation and submission of a bid. Where applicable a non-refundable

fee for documents may be charged.

3.2 With certain exceptions, invitations to bid are only published in the Government Tender Bulletin.

The Government Tender Bulletin may be obtained directly from the Government Printer, Private

Bag X85, Pretoria 0001, or accessed electronically from www.treasury.gov.za

4. Standards

4.1 The goods supplied shall conform to the standards mentioned in the bidding documents and

specifications.

5. Use of contract documents and information; inspection.

5.1 The supplier shall not, without the purchaser’s prior written consent, disclose the contract, or any

provision thereof, or any specification, plan, drawing, pattern, sample, or information furnished by or on behalf of the purchaser in connection therewith, to any person other than a person employed by the supplier in the performance of the contract. Disclosure to any such employed person shall be made in confidence and shall extend only so far as may be necessary for purposes of such performance.

5.2 The supplier shall not, without the purchaser’s prior written consent, make use of any documentor

information mentioned in GCC clause 5.1 except for purposes of performing the contract.

5.3 Any document, other than the contract itself mentioned in GCC clause

5.3 shall remain the property of the purchaser and shall be returned (all copies) to the purchaser on

completion of the supplier’s performance under the contract if so required by the purchaser.

5.4 The supplier shall permit the purchaser to inspect the supplier’s records relating to the

performance of the supplier and to have them audited by auditors appointed by the purchaser, if

so required by the purchaser.

6. Patent rights

6.1 The supplier shall indemnify the purchaser against all third-party claims of infringement of patent,

trademark, or industrial design rights arising from use of the goods or any part thereof by the

purchaser.

7. Performance security

7.1 Within thirty (30) days of receipt of the notification of contract award, the successful bidder shall

furnish to the purchaser the performance security of the amount specified in SCC.24

7.2 The proceeds of the performance security shall be payable to the purchaser as compensation for

any loss resulting from the supplier’s failure to complete his obligations under the contract.

7.3 The performance security shall be denominated in the currency of the contract, or in a freely

convertible currency acceptable to the purchaser and shall be in one of the following forms: (a) a bank guarantee or an irrevocable letter of credit issued by a reputable bank located in the purchaser’s country or abroad, acceptable to the purchaser, in the form provided in the bidding documents or another form acceptable to the purchaser; or (b) a cashier’s or certified cheque

7.4 The performance security will be discharged by the purchaser and returned to the supplier not

later than thirty (30) days following the date of completion of the supplier’s performance

obligations under the contract, including any warranty obligations, unless otherwise specified in

SCC.

8. Inspections, tests and analyses

8.1 All pre-bidding testing will be for the account of the bidder.

8.2 If it is a bid condition that supplies to be produced or services to be rendered should at

any stage during production or execution or on completion be subject to inspection, the premises of the bidder or contractor shall be open, at all reasonable hours, for inspection by a representative of the Department or an organization acting on behalf of the Department.

8.3 If there are no inspection requirements indicated in the bidding documents and no

mention is

made in the contract, but during the contract period it is decided that inspections shall be carried out, the purchaser shall itself make the necessary arrangements, including payment arrangements with the testing authority concerned.

8.4 If the inspections, tests and analyses referred to in clauses 8.2 and 8.3 show the supplies

to be inaccordance with the contract requirements, the cost of the inspections, tests and

analyses shall be defrayed by the purchaser.

8.5 Where the supplies or services referred to in clauses 8.2 and 8.3 do not comply with the

contract requirements, irrespective of whether such supplies or services are accepted or

not, the cost in connection with these inspections, tests or analyses shall be defrayed by

the supplier.

8.6 Supplies and services which are referred to in clauses 8.2 and 8.3 and which do not comply

with the contract requirements may be rejected.

8.7 Any contract supplies may on or after delivery be inspected, tested or analyzed and may

be rejected if found not to comply with the requirements of the contract. Such rejected supplies shall be held at the cost and risk of the supplier who shall, when called upon, remove them immediately at his own cost and forthwith substitute them with25 supplies which do comply with the requirements of the contract. Failing such removal the rejected supplies shall be returned at the suppliers cost and risk. Should the supplier fail to provide the substitute supplies forthwith, the purchaser may, without giving the supplier further opportunity to substitute the rejected supplies, purchase such supplies as may be necessary at the expense of the supplier.

8.8 The provisions of clauses 8.4 to 8.7 shall not prejudice the right of the purchaser to cancel

the contract on account of a breach of the conditions thereof, or to act in terms of Clause

23 of GCC.

9. Packing

9.1 The supplier shall provide such packing of the goods as is required to prevent their damage or deterioration during transit to their final destination, as indicated in the contract. The packing shall be sufficient to withstand, without limitation, rough handling during transit and exposure to extreme temperatures, salt and precipitation during transit, and open storage. Packing, case size and weights shall take into consideration, where appropriate, the remoteness of the goods’ final destination and the absence of heavy handling facilities at all points in transit. 9.2 The packing, marking, and documentation within and outside the packages shall comply strictly with such special requirements as shall be expressly provided for in the contract, including additional requirements, if any, specified in SCC, and in any subsequent instructions ordered by the purchaser. 10. Delivery and documents 10.1 Delivery of the goods shall be made by the supplier in accordance with the terms specified in the contract. The details of shipping and/or other documents to be furnished by the supplier are specified in SCC. 10.2 Documents to be submitted by the supplier are specified in SCC. 11. Insurance 11.1 The goods supplied under the contract shall be fully insured in a freely convertible currency against loss or damage incidental to manufacture or acquisition, transportation, storage and delivery in the manner specified in the SCC. 12. Transportation 12.1 Should a price other than an all-inclusive delivered price be required, this shall be specified in the SCC. 13. Incidental services 13.1 The supplier may be required to provide any or all of the following services, including additional services, if any, specified in SCC: (a) performance or supervision of on-site assembly and/or commissioning of the supplied goods; (b) furnishing of tools required for assembly and/or maintenance of the supplied goods; (c) furnishing of a detailed operations and maintenance manual for each appropriate unit of the supplied goods; (d) performance or supervision or maintenance and/or repair of the supplied goods, for a period of time agreed by the parties, provided that this service shall not relieve the supplier of any warranty obligations under this contract; and26 (e) training of the purchaser’s personnel, at the supplier’s plant and/or on-site, in assembly, start-up, operation, maintenance, and/or repair of the supplied goods. 13.2 Prices charged by the supplier for incidental services, if not included in the contract price for the goods, shall be agreed upon in advance by the parties and shall not exceed the prevailing rates charged to other parties by the supplier for similar services. 14. Spare parts 14.1 As specified in SCC, the supplier may be required to provide any or all of the following materials, notifications, and information pertaining to spare parts manufactured or distributed by the supplier: (a) such spare parts as the purchaser may elect to purchase from the supplier, provided that this election shall not relieve the supplier of any warranty obligations under the contract; and (b) in the event of termination of production of the spare parts: (i) Advance notification to the purchaser of the pending termination, in sufficient time to permit the purchaser to procure needed requirements; and (ii)following such termination, furnishing at no cost to the purchaser, the blueprints, drawings, and specifications of the spare parts, if requested. 15. Warranty 15.1 The supplier warrants that the goods supplied under the contract are new, unused, of the most recent or current models, and that they incorporate all recent improvements in design and materials unless provided otherwise in the contract. The supplier further warrants that all goods supplied under this contract shall have no defect, arising from design, materials, or workmanship (except when the design and/or material is required by the purchaser’s specifications) or from any act or omission of the supplier, that may develop under normal use of the supplied goods in the conditions prevailing in the country of final destination. 15.2 This warranty shall remain valid for twelve (12) months after the goods, or any portion thereof as the case may be, have been delivered to and accepted at the final destination indicated in the contract, or for eighteen (18) months after the date of shipment from the port or place of loading in the source country, whichever period concludes earlier, unless specified otherwise in SCC. 15.3 The purchaser shall promptly notify the supplier in writing of any claims arising under this warranty. 15.4 Upon receipt of such notice, the supplier shall, within the period specified in SCC and with all reasonable speed, repair or replace the defective goods or parts thereof, without costs to the purchaser. 15.5 If the supplier, having been notified, fails to remedy the defect(s) within the period specified in SCC, the purchaser may proceed to take such remedial action as may be necessary, at the supplier’s risk and expense and without prejudice to any other rights which the purchaser may have against the supplier under the contract.27 16. Payment 16.1 The method and conditions of payment to be made to the supplier under this contract shall be specified in SCC. 16.2 The supplier shall furnish the purchaser with an invoice accompanied by a copy of the delivery note and upon fulfillment of other obligations stipulated in the contract. 16.3 Payments shall be made promptly by the purchaser, but in no case later than thirty (30) days after submission of an invoice or claim by the supplier. 16.4 Payment will be made in Rand unless otherwise stipulated in SCC. 17. Prices 17.1 Prices charged by the supplier for goods delivered and services performed under the contract shall not vary from the prices quoted by the supplier in his bid, with the exception of any price adjustments authorized in SCC or in the purchaser’s request for bid validity extension, as the case may be. 18. Contract amendments 18.1 No variation in or modification of the terms of the contract shall be made except by written amendment signed by the parties concerned. 19. Assignment 19.1 The supplier shall not assign, in whole or in part, its obligations to perform under the contract, except with the purchaser’s prior written consent. 20. Subcontracts 20.1 The supplier shall notify the purchaser in writing of all subcontracts awarded under this contracts if not already specified in the bid. Such notification, in the original bid or later, shall not relieve the supplier from any liability or obligation under the contract. 21. Delays in the supplier’s performance 21.1 Delivery of the goods and performance of services shall be made by the supplier in accordance with the time schedule prescribed by the purchaser in the contract. 21.2 If at any time during performance of the contract, the supplier or its subcontractor(s) should encounter conditions impeding timely delivery of the goods and performance of services, the supplier shall promptly notify the purchaser in writing of the fact of the delay, its likely duration and its cause(s). As soon as practicable after receipt of the supplier’s notice, the purchaser shall evaluate the situation and may at his discretion extend the supplier’s time for performance, with or without the imposition of penalties, in which case the extension shall be ratified by the parties by amendment of contract. 21.3 No provision in a contract shall be deemed to prohibit the obtaining of supplies or services from a national department, provincial department, or a local authority. 21.4 The right is reserved to procure outside of the contract small quantities or to have minor essential services executed if an emergency arises, the supplier’s point of supply is not situated at or near the place where the supplies are required, or the supplier’s services are not readily available.28 21.5 Except as provided under GCC Clause 25, a delay by the supplier in the performance of its delivery obligations shall render the supplier liable to the imposition of penalties, pursuant to GCC Clause 22, unless an extension of time is agreed upon pursuant to GCC Clause 21.2 without the application of penalties. 21.6 Upon any delay beyond the delivery period in the case of a supplies contract, the purchaser shall, without canceling the contract, be entitled to purchase supplies of a similar quality and up to the same quantity in substitution of the goods not supplied in conformity with the contract and to return any goods delivered later at the supplier’s expense and risk, or to cancel the contract and buy such goods as may be required to complete the contract and without prejudice to his other rights, be entitled to claim damages from the supplier. 22. Penalties 22.1 Subject to GCC Clause 25, if the supplier fails to deliver any or all of the goods or to perform the services within the period(s) specified in the contract, the purchaser shall, without prejudice to its other remedies under the contract, deduct from the contract price, as a penalty, a sum calculated on the delivered price of the delayed goods or unperformed services using the current prime interest rate calculated for each day of the delay until actual delivery or performance. The purchaser may also consider termination of the contract pursuant to GCC Clause 23. 23. Termination for default 23.1 The purchaser, without prejudice to any other remedy for breach of contract, by written notice of default sent to the supplier, may terminate this contract in whole or in part: (a) if the supplier fails to deliver any or all of the goods within the period(s) specified in the contract, or within any extension thereof granted by the purchaser pursuant to GCC Clause 21.2; (b) if the Supplier fails to perform any other obligation(s) under the contract; or (c) if the supplier, in the judgment of the purchaser, has engaged in corrupt or fraudulent practices in competing for or in executing the contract. 23.2 In the event the purchaser terminates the contract in whole or in part, the purchaser may procure, upon such terms and in such manner as it deems appropriate, goods, works or services similar to those undelivered, and the supplier shall be liable to the purchaser for any excess costs for such similar goods, works or services. However, the supplier shall continue performance of the contract to the extent not terminated. 23.3 Where the purchaser terminates the contract in whole or in part, the purchaser may decide to impose a restriction penalty on the supplier by prohibiting such supplier from doing business with the public sector for a period not exceeding 10 years. 23.4 If a purchaser intends imposing a restriction on a supplier or any person associated with the supplier, the supplier will be allowed a time period of not more than fourteen (14) days to provide reasons why the envisaged restriction should not be imposed. Should the supplier fail to respond within the stipulated fourteen (14) days the purchaser may regard29 the intended penalty as not objected against and may impose it on the supplier. 23.5 Any restriction imposed on any person by the Accounting Officer / Authority will, at the discretion of the Accounting Officer / Authority, also be applicable to any other enterprise or any partner, manager, director or other person who wholly or partly exercises or exercised or may exercise control over the enterprise of the first-mentioned person, and with which enterprise or person the first-mentioned person, is or was in the opinion of the Accounting Officer / Authority actively associated. 23.6 If a restriction is imposed, the purchaser must, within five (5) working days of such imposition, furnish the National Treasury, with the following information: (i) the name and address of the supplier and / or person restricted by the purchaser; (ii) the date of commencement of the restriction (iii) the period of restriction; and (iv) the reasons for the restriction. These details will be loaded in the National Treasury’s central database of suppliers or persons prohibited from doing business with the public sector. 23.7 If a court of law convicts a person of an offence as contemplated in sections 12 or 13 of the Prevention and Combating of Corrupt Activities Act, No. 12 of 2004, the court may also rule that such person’s name be endorsed on the Register for Tender Defaulters. When a person’s name has been endorsed on the Register, the person will be prohibited from doing business with the public sector for a period not less than five years and not more than 10 years. The National Treasury is empowered to determine the period of restriction and each case will be dealt with on its own merits. According to section 32 of the Act the Register must be open to the public. The Register can be perused on the National Treasury website. 24. Anti-dumping and countervailing duties and rights 24.1 When, after the date of bid, provisional payments are required, or antidumping or countervailing duties are imposed, or the amount of a provisional payment or anti-dumping or countervailing right is increased in respect of any dumped or subsidized import, the State is not liable for any amount so required or imposed, or for the amount of any such increase. When, after the said date, such a provisional payment is no longer required or any such anti-dumping or countervailing right is abolished, or where the amount of such provisional payment or any such right is reduced, any such favourable difference shall on demand be paid forthwith by the contractor to the State or the State may deduct such amounts from moneys (if any) which may otherwise be due to the contractor in regard to supplies or services which he delivered or rendered, or is to deliver or render in terms of the contract or any other contract or any other amount which may be due to him 25. Force Majeure 25.1 Notwithstanding the provisions of GCC Clauses 22 and 23, the supplier shall not be liable for forfeiture of its performance security

damages, or termination for default if and to the extent that his delay in performance or other failure to perform his obligations under the contract is the result of an event of force majeure. 25.2 If a force majeure situation arises, the supplier shall promptly notify the purchaser in writing of such condition and the cause thereof. Unless otherwise directed by the purchaser in writing, the supplier shall continue to perform its obligations under the contract as far as is reasonably practical, and shall seek all reasonable alternative means for performance not prevented by the force majeure event. 26. Termination for insolvency 26.1 The purchaser may at any time terminate the contract by giving written notice to the supplier if the supplier becomes bankrupt or otherwise insolvent. In this event, termination will be without compensation to the supplier, provided that such termination will not prejudice or affect any right of action or remedy which has accrued or will accrue thereafter to the purchaser. 27. Settlement of Disputes 28. Limitation of liability 27.1 If any dispute or difference of any kind whatsoever arises between the purchaser and the supplier in connection with or arising out of the contract, the parties shall make every effort to resolve amicably such dispute or difference by mutual consultation. 27.2 If, after thirty (30) days, the parties have failed to resolve their dispute or difference by such mutual consultation, then either the purchaser or the supplier may give notice to the other party of his intention to commence with mediation. No mediation in respect of this matter may be commenced unless such notice is given to the other party. 27.3 Should it not be possible to settle a dispute by means of mediation, it may be settled in a South African court of law. 27.4 Mediation proceedings shall be conducted in accordance with the rules of procedure specified in the SCC. 27.5 Notwithstanding any reference to mediation and/or court proceedings herein, (a) the parties shall continue to perform their respective obligations under the contract unless they otherwise agree; and (b) the purchaser shall pay the supplier any monies due the supplier. 28.1 Except in cases of criminal negligence or willful misconduct, and in the case of infringement pursuant to Clause 6; (a) the supplier shall not be liable to the purchaser, whether in contract, tort, or otherwise, for any indirect or consequential loss or damage, loss of use, loss of production, or loss of profits or interest costs, provided that this exclusion shall not apply to any obligation of the supplier to pay penalties and/or damages to the purchaser; and31 29. Governing language (b) aggregate liability of the supplier to the purchaser, whether under the contract, in tort or otherwise, shall not exceed the total contract price, provided that this limitation shall not apply to the cost of repairing or replacing defective equipment. 29.1 The contract shall be written in English. All correspondence and other documents pertaining to the contract that is exchanged by the parties shall also be written in English. 30. Applicable law 30.1 The contract shall be interpreted in accordance with South African laws, unless otherwise specified in SCC. 31. Notices 31.1 Every written acceptance of a bid shall be posted to the supplier concerned by registered or certified mail and any other notice to him shall be posted by ordinary mail to the address furnished in his bid or to the address notified later by him in writing and such posting shall be deemed to be proper service of such notice 31.2 The time mentioned in the contract documents for performing any act after such aforesaid notice has been given, shall be reckoned from the date of posting of such notice. 32. Taxes and duties 32.1 A foreign supplier shall be entirely responsible for all taxes, stamp duties, license fees, and other such levies imposed outside the purchaser’s country. 32.2 A local supplier shall be entirely responsible for all taxes, duties, license fees, etc., incurred until delivery of the contracted goods to the purchaser. 32.3 No contract shall be concluded with any bidder whose tax matters are not in order. Prior to the award of a bid the Department must be in possession of a tax clearance certificate, submitted by the bidder. This certificate must be an original issued by the South African Revenue Services. 33. National Industrial Participation (NIP) Programme 33.1 The NIP Programme administered by the Department of Trade and Industry shall be applicable to all contracts that are subject to the NIP obligation. General Conditions of Contract (revised February 20

PART E – PRICING DATA AND FORM OF OFFER

29. PRICING INSTRUCTIONS

1. PREAMBLE TO THE PRICING SCHEDULE

1.1. The fee scales for services rendered in terms of the scope of works of this contract will be agreed

per project in accordance with the “Guideline for defining the Scope of Services and for

determining the Professional Fees for Persons Registered in terms of the Engineering

Professions Act, 2000 (Act No. 46 of 2000)”, as published in Government Gazette No. 39480 of 4

December 2015 (Board Notice no. 138 of 2015), as amended from time to time, after taking into

account e.g. the project type, project value, project situation, and engineering effort. Official short

title: “ECSA Guidelines for Services and Processes for Estimating Fees for Registered

Persons, 2016”.

1.2. The bidder must firstly indicate in the Pricing Schedule the % discount to be offered on the fee

scale for services rendered per project on this contract, to a maximum discount of 15%. Bids

offering discount in excess of 15% will be rejected.

1.3. The bidder must also indicate in the Pricing Schedule the % mark-up that will be charged on

sub-contracting other service providers, e.g. specialists for surveys, environmental

investigations, geotechnical investigations, health and safety requirements, laboratory testing,

asset management requirements, software licenses, etc.

1.4. The bidder must price the items in the Pricing Schedule in non-erasable black ink.

1.5. No correction fluids may be used to correct mistakes.

1.5.1. In the event of a mistake having been made, it shall be crossed out in ink and be

accompanied by an initial at each and every alteration.

1.6. Time based rates will apply when specifically agreed upon per project.

1.7. Recoverable costs, e.g. printing, reproduction, telephone, cell phone, telefax, and advertising

costs will be reimbursed based on actual cost. Proof of such expenditure shall accompany all

claims.

1.8. Travel costs for distance travelled will be reimbursed based on AA tariff scales. Time based

professional fees will not be reimbursed for travel time.

1.9. The Bidder MUST indicate whether he/she/the entity is a registered VAT Vendor or not.

1.9.1. In the case of the Bidder not being a registered VAT Vendor, both columns (amount/rate

excluding AND including VAT) must reflect the same amount.

|  | INDICATE WITH AN „X‟ |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Are you/is the firm a registered VAT Vendor |  |  |  |  |  |  |  |  |  |  |
| If “YES”, please provide VAT number |  |  |  |  |  |  |  |  |  |  |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

PRICING SCHEDULE

| Item | Activity description | Unit | Quantity | Rate | Amount, excluding VAT (Rands) |
| --- | --- | --- | --- | --- | --- |
| 1. | FEES FOR PROFESSIONAL SERVICES PMU SUPPORT TEAM: |  |  |  |  |
|  | (Professional fee scale shall be agreed per project in accordance with the “ECSA Guideline for Services and Processes for Estimating Fees for Registered Persons 2016”, as published in Government Gazette No. 39480 of 4 December 2015 (Board Notice no. 138 of 2015), and amended from time to time, pertaining to Engineering Projects. |  |  |  |  |
| 1.1 | Programme Manager (1) with (BEng / BTech / B.Sc. (Hons)) registered Professional Engineer or registered Professional Technologist/Technician with the Engineering Council of South Africa (ECSA), with at least ten years (verifiable post graduate experience in the provision project management support in Water Services Infrastructures. The Programme Manager will be allocated two (2) days of his/her time per week to SDM Project Management Unit activities. | Hr | 2 816 |  |  |
| 1.2 | Travelling Claims for Programme Manager wherein he/she will 1500km per month for the duration of the contract. | Km | 54 000 |  |  |
| 1.3 | % Discount offered on item 1.1 (maximum -15%): |  |  |  |  |
| 2.1 | Project Leader (1) with ((BEng / BTech / B.Sc. (Hons)) registered Professional Engineer or registered Professional Technologist/Technician with the Engineering Council of South Africa (ECSA) must have acted as the „Engineer‟ in terms of the latest General conditions of Contract for Construction Works within the last five years. The Project Leader will be allocated five (5) days of his/her time per week to SDM Project Management Unit activities. | Hr | 7 040 |  |  |
| 2.2 | Travelling Claims for Project Leader wherein he/she will travel for 2000km per month for the duration of the contract. | Km | 72 000 |  |  |
| 2.3 | % Discount offered on item 2.1 (maximum -15%): |  |  |  |  |
| 3.1 | Project Mangers (2) with Diploma In (Civil/Mechanical/Electrical) registered Professional Engineer or registered Professional Technologist/Technician with the Engineering Council of South Africa (ECSA) must have acted as the „Engineer‟ in terms of the latest General conditions of Contract for Construction Works within the last three years. The Project Mangers (2) will be allocated five (5) days of their time per week to SDM Project Management Unit activities. | Hr | 14 079 |  |  |
| 3.2 | Travelling Claims for two Project Mangers wherein each will travel 3000km per month for the duration of the contract. | Km | 216000 |  |  |
| 3.3 | % Discount offered on item 3.1 (maximum -15%): |  |  |  |  |
| TOTAL OFFERED FOR ITEM NO. 1 (SUM OF ITEMS 1.1,1.2,1.3 ;2.1,2.2,2.3 AND 3.1,3.2,3.3): |  |  |  |  | R |
| 4. | EXPENSES AND COSTS: |  |  |  |  |
| 4.1 | Recoverable Expenses (e.g. sub-consultants) | Sum | n/a | Sum |  |
|  | (The service provider will procure the services of subconsultants on a three-quote basis where practically possible, for the Employer’s approval) |  |  |  |  |
| 4.2 | Mark-up % tendered on item 2.1: (CARRY OVER TO FORM OF OFFER, PAGE 61) | % | n/a | + % | R |
| 4.3 | Cost for the papers for the duration of the Contract | No | 78 000 |  |  |
| 5.1 | Overhead costs for the appointed service provider | Sum | n/a | Sum |  |
| TOTAL TENDERED FOR ITEM NO. 2 (SUM OF ITEMS 4.1, 4.2 AND 4.3): |  |  |  |  | R |
| 6. | TOTAL FOR FEES, EXPENSES AND COSTS: |  |  |  |  |
| 6.1 | Sum of totals for Items 1 and 4 above (i.e. Including amounts for items 1.1, 1.2, 1.3, 2.1,2.2,2.3;3.1,3.2,3.3 and 4.1,4.2,4.3): |  |  |  | R |
| 6.2 | Contingency is (2%) of item 6.1 that will be approve by the employer before it can be utilised. |  |  |  | R |
| 6.3 | 15% VAT on Item 3.1 above: |  |  |  | R |
| TOTAL TENDERED (I.E . INCLUDING AMOUNTS FOR ITEMS 1,4 and 5.1): (TO BE CARRIED OVER TO TENDER COVER PAGE) |  |  |  |  | R |

| NAME (PRINT): |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE: |  | NAME OF FIRM: |  |
| CAPACITY: |  | DATE: |  |

FORM OF OFFER AND ACCEPTANCE

- OFFER

The Employer, identified in the acceptance signature block, has solicited offers to enter a contract for

the procurement of:

TENDER NO: SK-8/3/1-29/2020/21: APPOINTMENT OF SERVICE PROVIDER FOR SEKHUKHUNE DISTRICT MUNICIPALITY WATER SERVICES AND INFRASTRUCTURE PROJECT MANAGEMENT UNIT SUPPORT TEAM FOR A CONTRACT OF THREE (36) MONTHS PERIOD.

The Bidder, identified in the offer signature block, has examined the documents listed in the tender data and

addenda thereto as listed in the returnable schedules, and by submitting this offer has accepted the

conditions of tender.

By the representative of the bidder, deemed to be duly authorized, signing this part of this form of offer and

acceptance, the bidder offers to perform all of the obligations and liabilities of the service provider under the

contract, including compliance with all its terms and conditions according to their true intent and meaning for

an amount to be determined in accordance with the conditions of contract identified in the contract data.

This offer may be accepted by the employer by signing the acceptance part of this form of offer and

acceptance and returning one copy of this document to the bidder before the end of the period of validity

stated in the tender data, whereupon the bidder becomes the party named as the service provider in the

conditions of contract identified in the contract data.

The below table is percentage that  will be utilised and the same as indicated on the pricing schedule

| Discount offered on agreed fee scale: |  |
| --- | --- |
| % in figures | % |
| percentage in words | Percentage |
| Markup percentage offered on all appointments of sub service providers |  |
| % in figures | % |
| percentage in words | Percentage |
| Contract Amount vat inclusive |  |

| Signature(s) |  |  |  |
| --- | --- | --- | --- |
| Name(s) |  |  |  |
| Capacity |  |  |  |
| For the tenderer: | (insert and address of organisation) |  |  |
| Name of witness: |  | Date |  |
| Signature of witness |  |  |  |

ACCEPTANCE

By signing this part of this form of offer and acceptance, the employer identified below accepts the bidder’s

offer. In consideration thereof, the employer shall pay the service provider the amount due in accordance

with the conditions of contract identified in the contract data. Acceptance of the bidder’s offer shall form an

agreement between the employer and the bidder upon the terms and conditions contained in this agreement

and in the contract that is the subject of this agreement.

The terms of the contract are contained in the Tender Document as a whole and drawings and documents or

parts thereof, which may be incorporated by reference into the tender document. Deviations from and

amendments to the documents listed in the tender data and any addenda thereto as listed in the tender

schedules as well as any changes to the terms of the offer agreed by the bidder and the employer during this

process of offer and acceptance, are contained in the schedule of deviations attached to and forming part of

this agreement. No amendments to or deviations from said documents are valid unless contained in this

schedule.

The bidder shall within two weeks after receiving a completed copy of this agreement, including the schedule

of deviations (if any), contact the employer’s agent (whose details are given in the contract data) to arrange

the delivery of any bonds, guarantees, proof of insurance and any other documentation to be provided in

terms of the conditions of contract identified in the contract data. Failure to fulfill any of these obligations in

accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the bidder

receives one fully completed original copy of this document, including the schedule of deviations (if any).

Unless the bidder (now consultant) within five working days of the date of such receipt notifies the employer

in writing of any reason why he cannot accept the contents of this agreement, this agreement shall constitute

a binding contract between the parties

| Signature(s) |  |  |  |
| --- | --- | --- | --- |
| Name(s) |  |  |  |
| Capacity |  |  |  |
| For the tenderer: | Sekhukhune District Municipality Bareki Mall offices Cnr. Van Riebeek and Chris Wild Street |  |  |
| Name of witness: |  | Date |  |
| Signature of witness |  |  |  |

4. SCHEDULE OF DEVIATIONS

|  | Subject | Details |
| --- | --- | --- |
| 1. |  |  |
| 2. |  |  |
| 3. |  |  |
| 4. |  |  |
| 5. |  |  |

By the duly authorized representatives signing this agreement, the employer and the bidder agree to and accept the foregoing schedule of deviations as the only deviations from and amendments to the documents listed in the tender data and addenda thereto as listed in the tender schedules, as well as any confirmation, clarification or changes to the terms of the offer agreed by the bidder and the employer during this process of offer and acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period

between the issue of the tender documents and the receipt by the bidder of a completed signed copy of this

Agreement shall have any meaning or effect in the contract between the parties arising from this agreement.

FOR THE BIDDER

| Signature(s) |  |  |  |
| --- | --- | --- | --- |
| Name(s) |  |  |  |
| Capacity |  |  |  |
| For the tenderer: | (insert and address of organisation) |  |  |
| Name of witness: |  | Date |  |
| Signature of witness |  |  |  |

FOR THE EMPLOYER

| Signature(s) |  |  |  |
| --- | --- | --- | --- |
| Name(s) |  |  |  |
| Capacity |  |  |  |
| For the tenderer: | Sekhukhune District Municipality Bareki Mall offices Cnr. Van Riebeek and Chris Wild Street |  |  |
| Name of witness: |  | Date |  |
| Signature of witness |  |  |  |

32. DECLARATION BY TENDERER

| I / We acknowledge that I / we am / are fully acquainted with the contents of the conditions of tender of this tender document and that I / we accept the conditions in all respects. I / We agree that the laws of the Republic of South Africa shall be applicable to the contract resulting from the acceptance of *my / our tender and that I / we elect domicillium citandi et executandi (physical address at which legal proceedings may be instituted) in the Republic at: ___________________________________________ __________________________________________ ___________________________________________ I / We accept full responsibility for the proper execution and fulfilment of all obligations and conditions devolving in me / us under this agreement as the principal liable for the due fulfilment of this contract. I / We furthermore confirm I / we satisfied myself / ourselves as to the corrections and validity of my / our tender; that the price quoted cover all the work / items specified in the tender documents and that the price(s) cover all my / our obligations under a resulting contract and that I / we accept that any mistake(s) regarding price and calculations will be at my / our risk. I / We furthermore confirm that my / our offer remains binding upon me / us and open for acceptance by the Purchases / Employer during the validity period indicated and calculated from the closing date of the bid. |  |  |  |
| --- | --- | --- | --- |
| SIGNATURE |  | NAME (PRINT) |  |
| CAPACITY |  | DATE |  |
| NAME OF FIRM |  | WITNESS 2 |  |
| WITNESS 1 |  |  |  |