REQUEST FOR QUOTE (RFQ)

Appointment of a service provider for ATNS Bapsfontein Remedial Work

| Date: | 31 May 2022 |
| --- | --- |
| Department | ATNS: FAOR |
| RFQ Number | ATNS:/RFQ040/Bapsfontein/20/21 |
| Description of Goods/Service: | Please see below on page 2 |
| Closing Date and Time: | Friday 10 June 2022 @10h00 CAT |
| Validity Period | 90 days from the closing date |
| Expected delivery date | TBC |
| Returnable requirements: | - B-BBEE Certificate - Tax Pin - CSD Report - Pricing Schedule/Quotation - Signed Declaration of Interest Form (as per attached RFQ Document) - Signed Acceptance of ATNS’s Terms and Conditions of Bid; (as per attached RFQ Document) - Plumbing certificate, certificate of compliance |
| Mandatory Requirements | - CIDB Registrations 1. GB, 2. EP/EB, 3. ME at minimum one shall be grade 1 - Wireman’s License or Equivalent - PIRB Registration or Equivalent. |
| Description | Appointment of a service provider for ATNS Bapsfontein Remedial Work |
| Compulsory Site Inspection | Friday 06 June 2022 Time: 10:00 Venue Bapsfontein (ATNS HF Receiver site is located next to the R25, approximately 12.7 km from the R21 on the right hand sideat 26° 0'44.87"S 28°22'55.95"E ) |
| Quotation Delivery Address | thokop@atns.co.za |
| Enquiries | Procurement Officer: Thoko Phukubye Email: thokop@atns.co.za |

The ATNS requests your quotation on the goods and/or services listed hereunder and/or on the available RFQ forms. Please furnish all information as requested and return your quotation on the date stipulated. Late and incomplete / missing documentations will invalidate the quotation submitted. Suppliers which are not registered on the government central supplier database will not be considered. ATNS is not obliged to accept the lowest or any submission received. ATNS reserves the rights to accept the whole or any portion of a quotation. This RFQ will be evaluated on the basis of the 80:20-point system as stipulated in the ATNS’ Procurement Policies and Procedures.

BIDDING STRUCTURE

| Indicate the type of Bidding/Biding Structure by marking with an ‘X’ |  |
| --- | --- |
| Individual Bidder |  |
| Joint Venture |  |
| Consortium |  |
| With Sub-Contractors |  |
| Other |  |

| If Individual: |  |
| --- | --- |
| Name of Bidder |  |
| Registration Number |  |
| VAT Registration Number |  |
| Contact Person |  |
| Telephone Number |  |
| Fax Number |  |
| Cell Number(s) |  |
| E-mail Address |  |
| Postal Address |  |
| Physical Address |  |

| If Joint Venture or Consortium, indicate the name/s of the partners: |  |
| --- | --- |
| Company Name |  |
| Registration Number |  |
| VAT Registration Number |  |
| Contact Person |  |
| Telephone Number |  |
| E-mail Address |  |
| Fax Number |  |
| Postal Address |  |
| Physical Address |  |

| HAS AN VALID TAX CLEARANCE CERTIFICATE AND PIN BEEN SUBMITTED FOR CONSORTIUM, JOINT VENTURE AND/OR SUB CONTRACTORS |  |  |
| --- | --- | --- |
| YES | NO |

| PLEASE INDICATE THE TYPE OF YOUR COMPANY E.G. PRIVATE COMPANY OR CLOSED CORPORATION OR OTHER |  |
| --- | --- |
| Indicate the Type of Company |  |

SIGNATURE OF BIDDER:

…………………………………………………………	DATE: ……………………

…………………………………………………………

CAPACITY UNDER WHICH THIS BID IS SIGNED:

- PURPOSE

Appointment of a service provider for ATNS Bapsfontein Remedial Work

- SCOPE OF WORK

The ATNS HF Receiver site is located next to the R25, approximately 12.7 km from the R21 on the right hand sideat 26° 0'44.87"S 28°22'55.95"E.

  - Assessment Work

- Assess the building plumbing works up to the water tank and provide a recommendation

- Assess the building electrical works

- Assess the building mechanical works including building air conditioning units

  - Decommissioning works

- Decommission the existing indoor generator and tank system including electrical cabling

- Dispose in an environmentally friendly manner and provide and disposal certificate.

  - Equipment Room Works

- Scrap off the existing epoxy flooring in the equipment room and prepare the surface to receive new wooden parquet tiles

- Supply of new wooden parquet floor tiles to match the existing

- Sanding and sealing of the existing wooden parquet floor tiles (sanding to be conducted remotely due to the nature of the equipment. All equipment in the room is sensitive to dust)

- Supply and installation 80% to 90% heat reduction window film

  - Plumbing works

- Supply and installation of an undercounter 3 stage water filtration system.

- Repair the kitchen sink

- Remove and replace the urinal flush master

- Remove the existing solar geyser and install the new solar geyser

- Repair the shower units

  - Mechanical Works

- Repair the air conditioning units (2X 60 000 BTU under ceiling) in the equipment room

- Repair and maintain the steel rods that hold cable trays and trunking in the Equipment room

- Repair all the metal screen doors, install new bolts

- Supply new standard trellidors for the pump house ATNS

  - General Building Works

- Replacement of Broken windows including accessories

- Servicing of window handles, hinges, etc to make sure that all opening sectins of the window are closing properly

- Supply and install epoxy in the toilets (2x), kitchen and the small office

- Remove and replace all locksets for wooden doors

- Prepare and repaint all metal screen doors with black enamel

- Provide steel trunking for electrical works

  - Testing and Commissioning Work

- Testing and commissioning the electrical installation complete and providing the C.O.C for works

- Testing and commissioning the plumbing installation complete and providing the certificate.

- Testing and commissioning of air conditioning units (2x) and issue a certificate of compliance

- TECHNICAL REQUIREMENTS, PRICE AND PREFERENCE POINTS

- The First stage, Preferential Procurements in ATNS will be implemented in line with the PPPFA and ATNS shall evaluate suppliers in accordance with the B-BBEE Codes of Good Practice.

- The Second stage, Bids will be evaluated for Mandatory Technical Requirements and Functionality Evaluation . During this stage, Tender response documentation will be evaluated against compliance to the Mandatory documents required. Failure to submit Mandatory documents will result in disqualification.

### MANDATORY REQUIREMENTS

| Mandatory Requirement | Proof Required |
| --- | --- |
| - CIDB Registrations 1. GB, 2. EP/EB, 3. ME at minimum one shall be grade 1 | Yes |
| - Wireman’s License or Equivalent | Yes |
| - PIRB Registration or Equivalent | Yes |

Stage 2- Functionality Evaluation

| CRITERIA GUIDELINES FOR THE APPLICATION OF WEIGHTING | EVALUATION CRITERIA | WEIGHTING |
| --- | --- | --- |
| - Capacity and Experience: - Verification of References Three (3) Contactable references of companies for whom the tenderer has successfully completed projects of this nature. The references shall include the following: - Description of the project - Projects actual costs at completion - Year completed - Client name and contact details | If a complete record as per guideline and evidence is provided for Three (3) relevant projects: (20%) | 25% |
|  | If a complete record as per guideline and evidence is provided for; Two (2) relevant project:(10%) One (1) relevant project: (5%) |  |
|  | If a complete record and evidence is provided for Nonrelevant projects: (0%) |  |
| - Proposed Project Team The tenderer shall provide a proposed management team for the project (An organogram shall be submitted and a resource allocation plan). For each team member, the following information items shall be provided: - Detailed Curriculum Vitae of key personnel with minimum experience of 5 years: (20%) - Construction Contract Manager: (5%) - Qualified Electrician (5%) - Qualified Plumber (5%) - Qualified Safety Officer (3%) - Site Foreman (2%) - A responsibility matrix that defines the roles, availability and responsibilities of the various team members (10%) | Proposed Project Team (20%), All project team member must have 5 years’ experience and above if this criterion is not addressed/meet 0% point shall be awarded. | 30% |
|  | Responsibilities (10%) |  |
|  | If a no record and evidence is provided (0%) |  |
| - Construction Management - Project Specific Construction Method Statement The tenderer shall describe their understanding of the project requirements and the scope of work. The tenderer shall further provide and describe a methodology of construction that will meet both the project requirements and Scope of work. The Construction Method Statement shall therefore include and address the following: - Key Personnel & Responsibilities (3%) - Site Establishment Plan (3%) - Project Resources (Plant & Equipment) (2%) - Construction Methodology (Technical Approach) (10%) - OHS Plan (7%) | Construction method (25%) | 25% |
| - Compliance with Project time frames - The bidder shall provide a project specific schedule in Ms Projects Format for planning, implementation, monitoring and control of the scope works. - The bidder shall further breakdown the schedule into manageable tasks (work breakdown structure WBS) and clearly allocate resources to those tasks. - The project timeframes shall not be longer than two months. | If a project schedule is submitted as per guideline and evidence is provided: (20%). - Ms Project - Project Delivery times are with two months - Incorporates WBS - Resources are clearly indicated | (20%) |
|  | If a project schedule partially addresses guideline and little or no evidence is provided: (0%). |  |
| Total |  | 100% |
| Threshold |  | 75% |

- The Third stage, bids will be evaluated in terms of the 80/20 preference point systems. Only bids that provide all documentation requested for Mandatory Requirements will be evaluated in accordance with the 80/20 preference point system.

Stage 1- Price/B-BBEE Evaluation.

- Tenderers will be evaluated in terms of the 80/20 preference point system, where a maximum of 80 points are allocated for price and a maximum of 20 points are allocated in respect of the level of B-BBEE contribution of the Tenderer.

- Points are allocated in terms of the BBBEE Codes of Good Practice guideline as indicated in the table below. Bidders must submit valid BBBEE Certificates which will be verified.

- Quotations will be evaluated in terms of ATNS’ Procurement Policies and Procedures using the 80:20 point system. 80 points will be awarded for price and 20 points for B-BBEE points claimed.

| Points for price | 80 |
| --- | --- |
| Points for B-BBEE (Max of 20): | 20 |
| B-BBEE status Level of Contributor | Number of Points (80/20 system) |
| 1 | 20 |
| 2 | 18 |
| 3 | 14 |
| 4 | 12 |
| 5 | 8 |
| 6 | 6 |
| 7 | 4 |
| 8 | 2 |
| Non-Compliant contributor | 0 |

- SUBMISSION INSTRUCTIONS:

    - Potential service providers are requested to provide a quotation that addresses all the items listed in the specification section as stated above.

    - Failing to comply with the instruction will lead to bids being disqualified.

    - Each quotation should also include the following information:

- The expiration date for the Quotation, if any.

- Details of the contact person dealing with the quotation.

- CSD Summary Report.

- Black Economic Empowerment status of the service provider or legal identity of B-BBEE partner as well as the physical and postal address of the B-BBEE partner and capital structure.

Should it be necessary for a supplier to obtain clarity on any matter arising from or referred to in this RFQ document, please refer your enquiries, in writing, to the contact person(s) listed below. ATNS reserves the right to place responses to such queries on the website.

| Procurement OFFICER: | Thoko Phukubye |
| --- | --- |
| Telephone: | 011 607 1000 |
| E-mail: | thokop@atns.co.za |

- SUBMISSION OF QUOTATION:

## The RFQ Documents shall be delivered to the below:

Email to thokop@atns.co.za

PART A

INVITATION TO BID

| YOU ARE HEREBY INVITED TO BID FOR REQUIREMENTS OF THE (NAME OF DEPARTMENT/ PUBLIC ENTITY) |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BID NUMBER: | ATNS:/RFQ040/Bapsfontein/22/23 |  |  | CLOSING DATE: |  | 10 June 2022 |  |  | CLOSING TIME: |  |  | 10H00 |
| DESCRIPTION | Appointment of a service provider for ATNS Bapsfontein Remedial Work |  |  |  |  |  |  |  |  |  |  |  |
| BID RESPONSE DOCUMENTS MAY BE DEPOSITED IN THE BID BOX SITUATED AT (STREET ADDRESS) |  |  |  |  |  |  |  |  |  |  |  |  |
| Bid documents may must be emailed to: thokop@atns.co.za |  |  |  |  |  |  |  |  |  |  |  |  |
| BIDDING PROCEDURE ENQUIRIES MAY BE DIRECTED TO |  |  |  |  | TECHNICAL ENQUIRIES MAY BE DIRECTED TO: |  |  |  |  |  |  |  |
| CONTACT PERSON |  |  |  |  | CONTACT PERSON |  |  |  |  |  |  |  |
| TELEPHONE NUMBER |  |  |  |  | TELEPHONE NUMBER |  |  |  |  |  |  |  |
| FACSIMILE NUMBER |  |  |  |  | FACSIMILE NUMBER |  |  |  |  |  |  |  |
| E-MAIL ADDRESS |  |  |  |  | E-MAIL ADDRESS |  |  |  |  |  |  |  |
| SUPPLIER INFORMATION |  |  |  |  |  |  |  |  |  |  |  |  |
| NAME OF BIDDER |  |  |  |  |  |  |  |  |  |  |  |  |
| POSTAL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |
| STREET ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |
| TELEPHONE NUMBER |  | CODE |  |  |  | NUMBER |  |  |  |  |  |  |
| CELLPHONE NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |
| FACSIMILE NUMBER |  | CODE |  |  |  | NUMBER |  |  |  |  |  |  |
| E-MAIL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |
| VAT REGISTRATION NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |
| SUPPLIER COMPLIANCE STATUS |  | TAX COMPLIANCE SYSTEM PIN: |  |  | OR |  | CENTRAL SUPPLIER DATABASE No: | MAAA |  |  |  |  |
| B-BBEE STATUS LEVEL VERIFICATION CERTIFICATE |  | TICK APPLICABLE BOX] Yes No |  |  | B-BBEE STATUS LEVEL SWORN AFFIDAVIT |  |  |  |  | [TICK APPLICABLE BOX] Yes No |  |  |
| [A B-BBEE STATUS LEVEL VERIFICATION CERTIFICATE/ SWORN AFFIDAVIT (FOR EMES & QSEs) MUST BE SUBMITTED IN ORDER TO QUALIFY FOR PREFERENCE POINTS FOR B-BBEE] |  |  |  |  |  |  |  |  |  |  |  |  |
| #### ARE YOU THE ACCREDITED REPRESENTATIVE IN SOUTH AFRICA FOR THE GOODS /SERVICES /WORKS OFFERED? |  | Yes No [IF YES ENCLOSE PROOF] |  |  | #### ARE YOU A FOREIGN BASED SUPPLIER FOR THE GOODS /SERVICES /WORKS OFFERED? |  |  |  |  | Yes No [IF YES, ANSWER THE QUESTIONNAIRE BELOW ] |  |  |
| QUESTIONNAIRE TO BIDDING FOREIGN SUPPLIERS |  |  |  |  |  |  |  |  |  |  |  |  |
| IS THE ENTITY A RESIDENT OF THE REPUBLIC OF SOUTH AFRICA (RSA)? YES NO DOES THE ENTITY HAVE A BRANCH IN THE RSA? YES NO DOES THE ENTITY HAVE A PERMANENT ESTABLISHMENT IN THE RSA? YES NO DOES THE ENTITY HAVE ANY SOURCE OF INCOME IN THE RSA? YES NO IS THE ENTITY LIABLE IN THE RSA FOR ANY FORM OF TAXATION? YES NO IF THE ANSWER IS “NO” TO ALL OF THE ABOVE, THEN IT IS NOT A REQUIREMENT TO REGISTER FOR A TAX COMPLIANCE STATUS SYSTEM PIN CODE FROM THE SOUTH AFRICAN REVENUE SERVICE (SARS) AND IF NOT REGISTER AS PER 2.3 BELOW. |  |  |  |  |  |  |  |  |  |  |  |  |

PART B

TERMS AND CONDITIONS FOR BIDDING

- BID SUBMISSION:

- BIDS MUST BE DELIVERED BY THE STIPULATED TIME TO THE CORRECT ADDRESS. LATE BIDS WILL NOT BE ACCEPTED FOR CONSIDERATION. - ALL BIDS MUST BE SUBMITTED ON THE OFFICIAL FORMS PROVIDED–(NOT TO BE RE-TYPED) OR IN THE MANNER PRESCRIBED IN THE BID DOCUMENT. - THIS BID IS SUBJECT TO THE PREFERENTIAL PROCUREMENT POLICY FRAMEWORK ACT, 2000 AND THE PREFERENTIAL PROCUREMENT REGULATIONS, 2017, THE GENERAL CONDITIONS OF CONTRACT (GCC) AND, IF APPLICABLE, ANY OTHER SPECIAL CONDITIONS OF CONTRACT. - THE SUCCESSFUL BIDDER WILL BE REQUIRED TO FILL IN AND SIGN A WRITTEN CONTRACT FORM (SBD7).

- TAX COMPLIANCE REQUIREMENTS

- BIDDERS MUST ENSURE COMPLIANCE WITH THEIR TAX OBLIGATIONS. - BIDDERS ARE REQUIRED TO SUBMIT THEIR UNIQUE PERSONAL IDENTIFICATION NUMBER (PIN) ISSUED BY SARS TO ENABLE THE ORGAN OF STATE TO VERIFY THE TAXPAYER’S PROFILE AND TAX STATUS. - APPLICATION FOR TAX COMPLIANCE STATUS (TCS) PIN MAY BE MADE VIA E-FILING THROUGH THE SARS WEBSITE WWW.SARS.GOV.ZA. - BIDDERS MAY ALSO SUBMIT A PRINTED TCS CERTIFICATE TOGETHER WITH THE BID. - IN BIDS WHERE CONSORTIA / JOINT VENTURES / SUB-CONTRACTORS ARE INVOLVED, EACH PARTY MUST SUBMIT A SEPARATE TCS CERTIFICATE / PIN / CSD NUMBER. - WHERE NO TCS PIN IS AVAILABLE BUT THE BIDDER IS REGISTERED ON THE CENTRAL SUPPLIER DATABASE (CSD), A CSD NUMBER MUST BE PROVIDED. - NO BIDS WILL BE CONSIDERED FROM PERSONS IN THE SERVICE OF THE STATE, COMPANIES WITH DIRECTORS WHO ARE PERSONS IN THE SERVICE OF THE STATE, OR CLOSE CORPORATIONS WITH MEMBERS PERSONS IN THE SERVICE OF THE STATE.”

NB: FAILURE TO PROVIDE / OR COMPLY WITH ANY OF THE ABOVE PARTICULARS MAY RENDER THE BID INVALID.

SIGNATURE OF BIDDER:					……………………………………………

CAPACITY UNDER WHICH THIS BID IS SIGNED:		……………………………………………

(Proof of authority must be submitted e.g. company resolution)

DATE:								…………………………………………...

CHECKLIST OF BIDDING DOCUMENTATION BEFORE SUBMITTING

NB! PLEASE TAKE NOTE THAT ALL STANDARD BIDDING (SBD) FORMS MUST BE COMPLETED, SIGNED AND SUBMITTED WITH YOUR PROPOSAL. FAILURE TO DO SO MAY INVALIDATE YOUR BID

NB: Has the following forms been completed, signed and submitted with your proposal?

| Documentation | Checked by Bidder | Checked by Procurement Specialist |
| --- | --- | --- |
| Valid Tax Pin– SBD 2 |  |  |
| Declaration of interest – SBD 4 |  |  |
| ID Documents of Directors/Shareholders |  |  |
| Company Registration Documents |  |  |
| Company Profile |  |  |

SBD2

TAX CLEARANCE CERTIFICATE REQUIREMENTS

It is a condition of the bid that the taxes of the successful bidder must be in order or those satisfactory arrangements have been made with the Receiver of Revenue to meet his /her tax obligations.

- In order to meet this requirement bidders are required to submit Tax Clearance Pin

ATNS FORM D

# DISCLOSURE OF GROUP/COMPANY STRUCTURE

- In view of possible allegations of favouritism, it is required by ATNS that the bidder or his/her authorised representative declare the group structures if any and submit information of group directors / members / shareholders / trustees or subsidiary companies and positions held in the group /companies.

- In order to give effect to the above, the following questionnaire must be completed and submitted with the bid.

  - Full Name of bidder or his or her representative:  …………………………………………………………………………………………..….

  - Identity Number:  …………………………………………..……………….………

  - Position occupied in the Company (director, trustee, shareholder²):  …………………………………………………………………………………...

  - Company Registration Number:  ……………………………………………

  - Tax Reference Number:  …………………………………………….………

  - VAT Registration Number:  …………………………………….……………

- The names of all directors / trustees / shareholders / members, their individual identity numbers, tax reference numbers and, if applicable. must be indicated in paragraph 3.1 below.

3.1 Full details of Group / directors / trustees / members / shareholders.

| Name of Group / Company / Trust | Full Name and Surname | Identity Number | Personal Tax Reference Number |
| --- | --- | --- | --- |

- DECLARATION

I, THE UNDERSIGNED (NAME)……………………………………………………… ……

Declare that the information furnished in paragraphs two (2) and three (3) above is correct.  I accept that ATNS may reject the bid or act against me in terms of paragraph 23 of the General Conditions of Contract should this declaration prove to be false.

| ………………………………….. | ..…………………………………………… |
| --- | --- |
| Signature | Date |
| …………………………………. | ……………………………………………… |
| Position | Name of bidder |

SBD 9

CERTIFICATE OF INDEPENDENT BID DETERMINATION

- This Standard Bidding Document (SBD) must form part of all bids¹ invited.

- Section 4 (1) (b) (iii) of the Competition Act No. 89 of 1998, as amended, prohibits an agreement between, or concerted practice by, firms, or a decision by an association of firms, if it is between parties in a horizontal relationship and if it involves collusive bidding (or bid rigging).² Collusive bidding is a pe se prohibition meaning that it cannot be justified under any grounds.

- Treasury Regulation 16A9 prescribes that accounting officers and accounting authorities must take all reasonable steps to prevent abuse of the supply chain management system and authorizes accounting officers and accounting authorities to:

  - Disregard the bid of any bidder if that bidder, or any of its directors have abused the institution’s supply chain management system and or committed fraud or any other improper conduct in relation to such system.

  - Cancels a contract awarded to a supplier of goods and services if the supplier committed any corrupt or fraudulent act during the bidding process or the execution of that contract.

  - This SBD serves as a certificate of declaration that would be used by institutions to ensure that, when bids are considered, reasonable steps are taken to prevent any form of bid-rigging.

- In order to give effect to the above, the attached Certificate of Bid Determination (SBD 9) must be completed and submitted with the bid:

¹ Includes price quotations, advertised competitive bids, limited bids and proposals.

² Bid rigging (or collusive bidding) occurs when businesses, that would otherwise be expected to compete, secretly conspire to raise prices or lower the quality of goods and / or services for purchasers who wish to acquire goods and / or services through a bidding process.  Bid rigging is, therefore, an agreement between competitors not to compete.

CERTIFICATE OF INDEPENDENT BID DETERMINATION

I, the undersigned, in submitting the accompanying bid:

_________________________________________________________________________

(Bid Number and Description)

In response to the invitation for the bid made by:

_________________________________________________________________________

(Name of Institution)

Do hereby make the following statements that I certify to be true and complete in every respect: I certify, on behalf of:

_________________________________________________________________________	that:

(Name of Bidder)

- I have read, and I understand the contents of this Certificate;

- I understand that the accompanying bid will be disqualified if this Certificate is found not to be true and complete in every respect;

- I am authorized by the bidder to sign this Certificate, and to submit the accompanying bid, on behalf of the bidder;

- Each person whose signature appears on the accompanying bid has been authorized by the bidder to determine the terms of, and to sign the bid, on behalf of the bidder;

- For the purposes of this Certificate and the accompanying bid, I understand that the word “competitor” shall include any individual or organization, other than the bidder, whether or not affiliated with the bidder, who:

  - Has been requested to submit a bid in response to this bid invitation;

  - Could potentially submit a bid in response to this bid invitation, based on their qualifications, abilities or experience; and

  - Provides the same goods and services as the bidder and/or is in the same line of business as the bidder

- The bidder has arrived at the accompanying bid independently from, and without consultation, communication, agreement or arrangement with any competitor. However, communication between partners in a joint venture or consortium³ will not be construed as collusive bidding.

³ Joint venture or Consortium means an association of persons for the purpose of combining their expertise, property, capital, efforts, skill and knowledge in an activity for the execution of a contract.

- In particular, without limiting the generality of paragraphs 6 above, there has been no consultation, communication, agreement or arrangement with any competitor regarding:

  - prices;

  - geographical area where product or service will be rendered (market allocation)

  - Methods, factors or formulas used to calculate prices;

  - The intention or decision to submit or not to submit, a bid;

  - The submission of a bid which does not meet the specifications and conditions of the bid; or

  - Bidding with the intention not to win the bid.

- In addition, there have been no consultations, communications, agreements or arrangements with any competitor regarding the quality, quantity, specifications and conditions or delivery particulars of the products or services to which this bid invitation relates.

- The terms of the accompanying bid have not been, and will not be, disclosed by the bidder, directly or indirectly, to any competitor, prior to the date and time of the official bid opening or of the awarding of the contract.

- I am aware that, in addition and without prejudice to any other remedy provided to combat any restrictive practices related to bids and contracts, bids that are suspicious will be reported to the Competition Commission for investigation and  possible imposition of administrative penalties in terms of section 59 of the Competition Act No 89 of 1998 and or may be reported to the National Prosecuting Authority (NPA) for criminal investigation and or may be restricted from conducting business with the public sector for a period not exceeding ten (10) years in terms of the Prevention and Combating of Corrupt Activities Act No 12 of 2004 or any other applicable legislation.

…………………………………………			…………………………………………

Signature							Date

………………………………………………….…………………………………

Position Name of the Bidder

Should it be necessary for a bidder to obtain clarity on any matter arising from or referred to in this RFP document, please refer your enquiries, in writing, to the contact person(s) listed below. ATNS reserves the right to place responses to such queries on the website.

| Procurement OFFICER: | Thoko Phukubye |
| --- | --- |
| Telephone: | (011) 607 1000/1478 |
| E-mail: | thokop@atns.co.za |