NEC3 Term Service Contract (TSC3)

| Between | ESKOM HOLDINGS SOC Ltd (Reg No. 2002/015527/30) |  |
| --- | --- | --- |
| and | [Insert at award stage] (Reg No. ___________ ) |  |
| for | Provision of Water Quality Monitoring Services at the Kusile Power Station Project Insert title of the service |  |
| Contents: |  | No of pages |
| Part C1 | Agreements & Contract Data | 20 |
| Part C2 | Pricing Data | 4 |
| Part C3 | Scope of Work | 30 |
| CONTRACT No. | [TBA] |  |

PART C1:	AGREEMENTS & CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 | Form of Offer and Acceptance | [3] |
| C1.2a | Contract Data provided by the Employer | [13] |
| C1.2b | Contract Data provided by the Contractor | [2] |

C1.1 Form of Offer & Acceptance

Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of:

Provision of Water Quality Monitoring Services at the Kusile Power Station Project

The tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and liabilities of the Contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data.

Delete the row for the Options which do not apply

| Options A | The offered total of the Prices exclusive of VAT is | R [●] |
| --- | --- | --- |
|  | Value Added Tax @ 15% is | R [●] |
|  | The offered total of the amount due inclusive of VAT is | R [●] |
|  | (in words) [●] |  |

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data.

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |
| Tenderer’s CIDB registration number: |  |  |  |  |

Acceptance

By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the Contract Data.  Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1		Agreements and Contract Data, (which includes this Form of Offer and Acceptance)

Part C2		Pricing Data

Part C3		Scope of Work: Service Information

and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts.

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance.  No amendments to or deviations from said documents are valid unless contained in this Schedule.

The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data at, or just after, the date this agreement comes into effect.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed and signed original copy of this document, including the Schedule of Deviations (if any).

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity | General Manager Kusile Power Station Project |  |  |  |
| for the Employer | ESKOM Holdings SOC Ltd (Reg No. 2002/015527/30) Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

Note: If a tenderer wishes to submit alternative tenders, use another copy of this Form of Offer and Acceptance.

Schedule of Deviations to be completed by the Employer prior to contract award

Note:

- This part of the Offer & Acceptance would not be required if the contract has been developed by negotiation between the Parties and is not the result of a process of competitive tendering.

- The extent of deviations from the tender documents issued by the Employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender.

- A tenderer’s covering letter must not be included in the final contract document.  Should any matter in such letter, which constitutes a deviation as aforesaid be the subject of agreement reached during the process of Offer and Acceptance, the outcome of such agreement shall be recorded here and the final draft of the contract documents shall be revised to incorporate the effect of it.

| No. | Subject | Details |
| --- | --- | --- |
| 1 | [●] | [●] |
| 2 | [●] | [●] |
| 3 | [●] | [●] |
| 4 | [●] | [●] |
| 5 | [●] | [●] |
| 6 | [●] | [●] |
| 7 | [●] | [●] |

By the duly authorised representatives signing this Schedule of Deviations below, the Employer and the tenderer agree to and accept this Schedule of Deviations as the only deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the Offer agreed by the tenderer and the Employer during this process of Offer and Acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Form shall have any meaning or effect in the contract between the parties arising from this Agreement.

|  | For the tenderer: |  | For the Employer |
| --- | --- | --- | --- |
| Signature |  |  |  |
| Name |  |  | General Manager Kusile Power Station Project |
| Capacity |  |  | ESKOM Holdings SOC Ltd (Reg No. 2002/015527/30) Megawatt Park, Maxwell Drive, Sandton, Johannesburg |
| On behalf of | (Insert name and address of organisation) |  | (Insert name and address of organisation) |
| Name & signature of witness |  |  |  |
| Date |  |  |  |

C1.2 TSC3 Contract Data

- Part one - Data provided by the Employer

| Clause |  |  | - Statement |  | - Data |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  | General |  |  |  |  |  |  |
|  |  |  | The conditions of contract are the core clauses and the clauses for main Option: |  |  |  |  |  |  |
|  |  |  |  |  | A: Priced contract with price list |  |  |  |  |
|  |  |  | dispute resolution Option |  | W1: Dispute resolution procedure |  |  |  |  |
|  |  |  | and secondary Options |  |  |  |  |  |  |
|  |  |  |  |  | X1: Price adjustment for inflation |  |  |  |  |
|  |  |  |  |  | X2: Changes in the law X17: Low service damages |  |  |  |  |
|  |  |  |  |  | X18: Limitation of liability |  |  |  |  |
|  |  |  |  |  | Z: Additional conditions of contract |  |  |  |  |
|  |  |  | of the NEC3 Term Service Contract April 2013 (TSC3) |  |  |  |  |  |  |
| 10.1 |  |  | The Employer is (name): |  | Eskom Holdings SOC Ltd (reg no: 2002/015527/30), a state owned company incorporated in terms of the company laws of the Republic of South Africa |  |  |  |  |
|  |  |  | Address |  | Registered office at Megawatt Park, Maxwell Drive, Sandton, Johannesburg |  |  |  |  |
|  |  |  | Tel No. |  | TBA |  |  |  |  |
|  |  |  | Fax No. |  | [BA |  |  |  |  |
| 10.1 |  |  | The Service Manager is (name): |  | TBA |  |  |  |  |
|  |  |  | Address |  | Kusile Power Station, Ogies-Balmoral Road (R545), Haartebeesfontein Farm, Witbank, Postnet Suite 46, Mpumalanga - SA 1035, |  |  |  |  |
|  |  |  | Tel |  | TBA |  |  |  |  |
|  |  |  | e-mail |  | TBA |  |  |  |  |
| 11.2(2) |  |  | The Affected Property is |  | Kusile Power Station Project |  |  |  |  |
| 11.2(13) |  |  | The service is |  | Provision of Water Quality Monitoring Services at the Kusile Power Station Project |  |  |  |  |
| 11.2(14) |  |  | The following matters will be included in the Risk Register |  | - Contamination of water - Bacteriological failures - Covid-19 infections - Cholera infections Note: Additional risks will be included Post Negotiations should there be any. |  |  |  |  |
| 11.2(15) |  |  | The Service Information is in |  | Part 3: Scope of Work and all documents and drawings to which it makes reference. |  |  |  |  |
| 12.2 |  |  | The law of the contract is the law of |  | the Republic of South Africa |  |  |  |  |
| 13.1 |  |  | The language of this contract is |  | English |  |  |  |  |
| 13.3 |  |  | The period for reply is |  | 12 to 24 hours- Emergency 2 working days- Urgent 7 working days- Normal |  |  |  |  |
| 2 |  |  | The Contractor’s main responsibilities |  | Data required by this section of the core clauses is also provided by the Contractor in Part 2 and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| 21.1 |  |  | The Contractor submits a first plan for acceptance within |  | Two (2) weeks of the Contract Date |  |  |  |  |
| 3 |  |  | Time |  |  |  |  |  |  |
| 30.1 |  |  | The starting date is. |  | TBA |  |  |  |  |
| 30.1 |  |  | The service period is |  | Twenty Four (24) months |  |  |  |  |
| 4 |  |  | Testing and defects |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| 5 |  |  | Payment |  |  |  |  |  |  |
| 50.1 |  |  | The assessment interval is |  | between the 15th and 20th day of each successive month. Seven (7) working days for the Employer to complete its own assessment, excluding time for correction of the Contractor’s assessment. |  |  |  |  |
| 51.1 |  |  | The currency of this contract is the |  | South African Rand |  |  |  |  |
| 51.2 |  |  | The period within which payments are made is |  | Two (2) weeks, i.e Fourteen (14) working days after submission of each invoice, excluding time for correction of the Contractor’s invoice. |  |  |  |  |
| 51.4 |  |  | The interest rate is |  | the publicly quoted prime rate of interest (calculated on a 365 day year) charged by from time to time by the Standard Bank of South Africa Limited (as certified, in the event of any dispute, by any manager of such bank, whose appointment it shall not be necessary to prove) for amounts due in Rands and (ii) the LIBOR rate applicable at the time for amounts due in other currencies. LIBOR is the 6 month London Interbank Offered Rate quoted under the caption “Money Rates” in The Wall Street Journal for the applicable currency or if no rate is quoted for the currency in question then the rate for United States Dollars, and if no such rate appears in The Wall Street Journal then the rate as quoted by the Reuters Monitor Money Rates Service (or such service as may replace the Reuters Monitor Money Rates Service) on the due date for the payment in question, adjusted mutatis mutandis every 6 months thereafter (and as certified, in the event of any dispute, by any manager employed in the foreign exchange department of The Standard Bank of South Africa Limited, whose appointment it shall not be necessary to prove. |  |  |  |  |
| 6 |  |  | Compensation events |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| 7 |  |  | Use of Equipment Plant and Materials |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |  |
| 8 |  |  | Risks and insurance |  |  |  |  |  |  |
| 80.1 |  |  | These are additional Employer's risks |  | 1. Damage to Eskom property due to criminal activity/negligence. Note: Additional risks will be included Post Negotiations should there be any. |  |  |  |  |
| 9 |  |  | Termination |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data. |  |  |  |  |
| 10 |  |  | Data for main Option clause |  |  |  |  |  |  |
| A |  |  | Priced contract with price list |  |  |  |  |  |  |
| 20.5 |  |  | The Contractor prepares forecasts of the final total of the Prices for the whole of the service at intervals no longer than |  | Four (4) weeks. |  |  |  |  |
| 11 |  |  | Data for Option W1 |  |  |  |  |  |  |
| W1.1 |  |  | The Adjudicator |  | the person selected from the ICE-SA Division (or its successor body) of the South African Institution of Civil Engineering Panel of Adjudicators by the Party intending to refer a dispute to him. (see www.ice-sa.org.za). If the Parties do not agree on an Adjudicator the Adjudicator will be appointed by the Arbitration Foundation of Southern Africa (AFSA). |  |  |  |  |
|  |  |  | Address |  | [●] |  |  |  |  |
|  |  |  | Tel No. |  | [●] |  |  |  |  |
|  |  |  | Fax No. |  | [●] |  |  |  |  |
|  |  |  | e-mail |  | [●] |  |  |  |  |
| W1.2(3) |  |  | The Adjudicator nominating body is: |  | the Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body. |  |  |  |  |
| W1.4(2) |  |  | The tribunal is: |  | arbitration |  |  |  |  |
| W1.4(5) |  |  | The arbitration procedure is |  | the latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |  |
|  |  |  | The place where arbitration is to be held is |  | South Africa |  |  |  |  |
|  |  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is |  | the Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body. |  |  |  |  |
| 12 |  |  | Data for secondary Option clauses |  |  |  |  |  |  |
| X1 |  |  | Price adjustment for inflation |  |  |  |  |  |  |
| X1.1 |  |  | The base date for indices is |  | June 2023 |  |  |  |  |
|  |  |  | The proportions used to calculate the Price Adjustment Factor are: |  | proportion | linked to index for | Index prepared by |  |  |
|  |  |  |  |  | 0. | [●] | [●] |  |  |
|  |  |  |  |  | 0. | [●] | [●] |  |  |
|  |  |  |  |  | 0. | [●] | [●] |  |  |
|  |  |  |  |  | 0. | [●] | [●] |  |  |
|  |  |  |  |  | 0. | [●] | [●] |  |  |
|  |  |  |  |  | 0.15 | non-adjustable |  |  |  |
|  |  |  |  |  | 1.00 |  |  |  |  |
| X2 |  |  | Changes in the law |  | There is no reference to Contract Data in this Option and terms in italics are identified elsewhere in this Contract Data. |  |  |  |  |
| X17 |  |  | Low service damages |  |  |  |  |  |  |
| X17.1 |  |  | If a part of the service does not meet the service level stated in the service level table, the Contractor pays the amount of low service damages stated in the service level table. |  | 0.1% per day of the total of the Price should the Contractor fails to provide water results within the specified timelines (72 hours of samples being collected) to a maximum of 10% of the applicable Price. If the Contractor fails to provide the service and/or provide any mitigations to correct the non-conformance within 5 working days, the penalty of 0.1% per day shall apply from the first day of the non-conformance. |  |  |  |  |
| X18 |  |  | Limitation of liability |  |  |  |  |  |  |
| X18.1 |  |  | The Contractor’s liability to the Employer for indirect or consequential loss is limited to |  | R0.0 (zero Rand) |  |  |  |  |
| X18.2 |  |  | For any one event, the Contractor’s liability to the Employer for loss of or damage to the Employer’s property is limited to |  | the amount of the deductibles relevant to the event |  |  |  |  |
| X18.3 |  |  | The Contractor’s liability for Defects due to his design of an item of Equipment is limited to |  | The greater of - the total of the Prices at the Contract Date and - the amounts excluded and unrecoverable from the Employer’s insurance (other than the resulting physical damage to the Employer’s property which is not excluded) plus the applicable deductibles |  |  |  |  |
| X18.4 |  |  | The Contractor’s total liability to the Employer, for all matters arising under or in connection with this contract, other than the excluded matters, is limited to |  | the total of the Prices other than for the additional excluded matters. The Contractor’s total liability for the additional excluded matters is not limited. The additional excluded matters are amounts for which the Contractor is liable under this contract for - Defects due to his design, plan and specification, - Defects due to manufacture and fabrication outside the Affected Property, - loss of or damage to property (other than the Employer’s property, Plant and Materials), - death of or injury to a person and - infringement of an intellectual property right. |  |  |  |  |
| X18.5 |  |  | The end of liability date is |  | Two (2) months after the end of the service period. |  |  |  |  |
| Z |  |  | The additional conditions of contract are |  | Z1 to Z14 always apply. |  |  |  |  |
| Z1 |  | Cession delegation and assignment |  |  |  |  |  |  |  |
| Z1.1 |  | The Contractor does not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer. |  |  |  |  |  |  |  |
| Z1.2 |  | Notwithstanding the above, the Employer may on written notice to the Contractor cede and delegate its rights and obligations under this contract to any of its subsidiaries or any of its present divisions or operations which may be converted into separate legal entities as a result of the restructuring of the Electricity Supply Industry. |  |  |  |  |  |  |  |
| Z2 |  | Joint ventures |  |  |  |  |  |  |  |
| Z2.1 |  | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons or organisations then these persons or organisations are deemed to be jointly and severally liable to the Employer for the performance of this contract. |  |  |  |  |  |  |  |
| Z2.2 |  | Unless already notified to the Employer, the persons or organisations notify the Service Manager within two weeks of the Contract Date of the key person who has the authority to bind the Contractor on their behalf. |  |  |  |  |  |  |  |
| Z2.3 |  | The Contractor does not alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without the consent of the Employer having been given to the Contractor in writing. |  |  |  |  |  |  |  |
| Z3 |  |  | Change of Broad Based Black Economic Empowerment (B-BBEE) status |  |  |  |  |  |  |
| Z3.1 |  |  | Where a change in the Contractor’s legal status, ownership or any other change to his business composition or business dealings results in a change to the Contractor’s B-BBEE status, the Contractor notifies the Employer within seven days of the change. |  |  |  |  |  |  |
| Z3.2 |  |  | The Contractor is required to submit an updated verification certificate and necessary supporting documentation confirming the change in his B-BBEE status to the Service Manager within thirty days of the notification or as otherwise instructed by the Service Manager. |  |  |  |  |  |  |
| Z3.3 |  |  | Where, as a result, the Contractor’s B-BBEE status has decreased since the Contract Date the Employer may either re-negotiate this contract or alternatively, terminate the Contractor’s obligation to Provide the Service. |  |  |  |  |  |  |
| Z3.4 |  |  | Failure by the Contractor to notify the Employer of a change in its B-BBEE status may constitute a reason for termination. If the Employer terminates in terms of this clause, the procedures on termination are P1, P2 and P4 as stated in clause 92, and the amount due is A1 and A3 as stated in clause 93. |  |  |  |  |  |  |
| Z4 |  | Confidentiality |  |  |  |  |  |  |  |
| Z4.1 |  | The Contractor does not disclose or make any information arising from or in connection with this contract available to Others. This undertaking does not, however, apply to information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time). Should the Contractor disclose information to Others in terms of clause 25.1, the Contractor ensures that the provisions of this clause are complied with by the recipient. |  |  |  |  |  |  |  |
| Z4.2 |  | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until notified otherwise by the Service Manager. |  |  |  |  |  |  |  |
| Z4.3 |  | In the event that the Contractor is, at any time, required by law to disclose any such information which is required to be kept confidential, the Contractor, to the extent permitted by law prior to disclosure, notifies the Employer so that an appropriate protection order and/or any other action can be taken if possible, prior to any disclosure. In the event that such protective order is not, or cannot, be obtained, then the Contractor may disclose that portion of the information which it is required to be disclosed by law and uses reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed. |  |  |  |  |  |  |  |
| Z4.4 |  | The taking of images (whether photographs, video footage or otherwise) of the Affected Property or any portion thereof, in the course of Providing the Service and after the end of the service period, requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |  |  |  |  |  |  |  |
| Z4.5 |  | The Contractor ensures that all his subcontractors abide by the undertakings in this clause. |  |  |  |  |  |  |  |
| Z5 |  | Waiver and estoppel: Add to core clause 12.3: |  |  |  |  |  |  |  |
| Z5.1 |  | Any extension, concession, waiver or relaxation of any action stated in this contract by the Parties, the Service Manager or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |  |  |  |  |  |
| Z6 |  |  | Health, safety and the environment: Add to core clause 27.4 |  |  |  |  |  |  |
| Z6.1 |  |  | The Contractor undertakes to take all reasonable precautions to maintain the health and safety of persons in and about the execution of the service. Without limitation the Contractor: - accepts that the Employer may appoint him as the “Principal Contractor” (as defined and provided for under the Construction Regulations 2014 (promulgated under the Occupational Health & Safety Act 85 of 1993) (“the Construction Regulations”) for the Affected Property; - warrants that the total of the Prices as at the Contract Date includes a sufficient amount for proper compliance with the Construction Regulations, all applicable health & safety laws and regulations and the health and safety rules, guidelines and procedures provided for in this contract and generally for the proper maintenance of health & safety in and about the execution of the service; and - undertakes, in and about the execution of the service, to comply with the Construction Regulations and with all applicable health & safety laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |  |  |
| Z6.2 |  |  | The Contractor, in and about the execution of the service, complies with all applicable environmental laws and regulations and rules, guidelines and procedures otherwise provided for under this contract and ensures that his Subcontractors, employees and others under the Contractor’s direction and control, likewise observe and comply with the foregoing. |  |  |  |  |  |  |
| Z7 |  | Provision of a Tax Invoice and interest. Add to core clause 51 |  |  |  |  |  |  |  |
| Z7.1 |  | Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice in accordance with the Employer's procedures stated in the Service Information, showing the amount due for payment equal to that stated in the payment certificate. |  |  |  |  |  |  |  |
| Z7.2 |  | If the Contractor does not provide a tax invoice in the form and by the time required by this contract, the time by when the Employer is to make a payment is extended by a period equal in time to the delayed submission of the correct tax invoice. Interest due by the Employer in terms of core clause 51.2 is then calculated from the delayed date by when payment is to be made. |  |  |  |  |  |  |  |
| Z7.3 |  | The Contractor (if registered in South Africa in terms of the companies Act) is required to comply with the requirements of the Value Added Tax Act, no 89 of 1991 (as amended) and to include the Employer’s VAT number 4740101508 on each invoice he submits for payment. |  |  |  |  |  |  |  |
| Z8 |  | Notifying compensation events |  |  |  |  |  |  |  |
| Z8.1 |  | Delete the last paragraph of core clause 61.3 and replace with: If the Contractor does not notify a compensation event within eight weeks of becoming aware of the event, he is not entitled to a change in the Prices. |  |  |  |  |  |  |  |
| Z9 |  | Employer’s limitation of liability |  |  |  |  |  |  |  |
| Z9.1 |  | The Employer’s liability to the Contractor for the Contractor’s indirect or consequential loss is limited to R0.00 (zero Rand) |  |  |  |  |  |  |  |
| Z9.2 |  | The Contractor’s entitlement under the indemnity in 82.1 is provided for in 60.1(12) and the Employer’s liability under the indemnity is limited to compensation as provided for in core clause 63 and X19.11 if Option X19 Task Order applies to this contract. |  |  |  |  |  |  |  |
| Z10 |  | Termination: Add to core clause 91.1, at the second main bullet point, fourth sub-bullet point, after the words "against it": |  |  |  |  |  |  |  |
| Z10.1 |  | or had a business rescue order granted against it. |  |  |  |  |  |  |  |
| Z11 | Ethics |  |  |  |  |  |  |  |  |
| For the purposes of this Z-clause, the following definitions apply: |  |  |  |  |  |  |  |  |  |
| Affected Party |  |  |  | means, as the context requires, any party, irrespective of whether it is the Contractor or a third party, such party’s employees, agents, or Subcontractors or Subcontractor’s employees, or any one or more of all of these parties’ relatives or friends, |  |  |  |  |  |
| Coercive Action |  |  |  | means to harm or threaten to harm, directly or indirectly, an Affected Party or the property of an Affected Party, or to otherwise influence or attempt to influence an Affected Party to act unlawfully or illegally, |  |  |  |  |  |
| Collusive Action |  |  |  | means where two or more parties co-operate to achieve an unlawful or illegal purpose, including to influence an Affected Party to act unlawfully or illegally, |  |  |  |  |  |
| Committing Party |  |  |  | means, as the context requires, the Contractor, or any member thereof in the case of a joint venture, or its employees, agents, or Subcontractors or the Subcontractor’s employees, |  |  |  |  |  |
| Corrupt Action |  |  |  | means the offering, giving, taking, or soliciting, directly or indirectly, of a good or service to unlawfully or illegally influence the actions of an Affected Party, |  |  |  |  |  |
| Fraudulent Action |  |  |  | means any unlawfully or illegally intentional act or omission that misleads, or attempts to mislead, an Affected Party, in order to obtain a financial or other benefit or to avoid an obligation or incurring an obligation, |  |  |  |  |  |
| Obstructive Action |  |  |  | means a Committing Party unlawfully or illegally destroying, falsifying, altering or concealing information or making false statements to materially impede an investigation into allegations of Prohibited Action, and |  |  |  |  |  |
| Prohibited Action |  |  |  | means any one or more of a Coercive Action, Collusive Action Corrupt Action, Fraudulent Action or Obstructive Action. |  |  |  |  |  |
| Z11.1 | A Committing Party may not take any Prohibited Action during the course of the procurement of this contract or in execution thereof. |  |  |  |  |  |  |  |  |
| Z11.2 | The Employer may terminate the Contractor’s obligation to Provide the Services if a Committing Party has taken such Prohibited Action and the Contractor did not take timely and appropriate action to prevent or remedy the situation, without limiting any other rights or remedies the Employer has. It is not required that the Committing Party had to have been found guilty, in court or in any other similar process, of such Prohibited Action before the Employer can terminate the Contractor’s obligation to Provide the Services for this reason. |  |  |  |  |  |  |  |  |
| Z11.3 | If the Employer terminates the Contractor’s obligation to Provide the Services for this reason, the amounts due on termination are those intended in core clauses 92.1 and 92.2. |  |  |  |  |  |  |  |  |
| Z11.4 | A Committing Party co-operates fully with any investigation pursuant to alleged Prohibited Action. Where the Employer does not have a contractual bond with the Committing Party, the Contractor ensures that the Committing Party co-operates fully with an investigation. |  |  |  |  |  |  |  |  |

Z12		Insurance

Z _12_.1	Replace core clause 83 with the following:

| Insurance cover | 83 |  |
| --- | --- | --- |
|  | 83.1 | When requested by a Party, the other Party provides certificates from his insurer or broker stating that the insurances required by this contract are in force. |
|  | 83.2 | The Contractor provides the insurances stated in the Insurance Table A from the starting date until the earlier of Completion and the date of the termination certificate. INSURANCE TABLE A Insurance against; Minimum amount of cover or minimum limit of indemnity. Loss of or damage caused by the Contractor to the Employer’s property; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. Loss of or damage to Plant and Materials; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. Loss of or damage to Equipment; The replacement cost where not covered by the Employer’s insurance. The Employer’s policy deductible as at Contract Date, where covered by the Employer’s insurance.. The Contractor’s liability for loss of or damage to property (except the Employer’s property, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor’s Providing the Service; Loss of or damage to property The replacement cost Bodily injury to or death of a person The amount required by the applicable law.. Liability for death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract; The amount required by the applicable law.. |

Z __12.2	Replace core clause 86 with the following:

| Insurance by the Employer | 86 |  |
| --- | --- | --- |
|  | 86.1 | The Employer provides the insurances stated in the Insurance Table B |
|  |  | INSURANCE TABLE B Insurance against or name of policy; Minimum amount of cover or minimum limit of indemnity. Assets All Risk; Per the insurance policy document. Contract Works insurance; Per the insurance policy document. Environmental Liability; Per the insurance policy document. General and Public Liability; Per the insurance policy document. Transportation (Marine); Per the insurance policy document. Motor Fleet and Mobile Plant; Per the insurance policy document. Terrorism; Per the insurance policy document. Cyber Liability; Per the insurance policy document. Nuclear Material Damage and Business Interruption; Per the insurance policy document. Nuclear Material Damage Terrorism; Per the insurance policy document. |

| Z13 | Nuclear Liability |  |
| --- | --- | --- |
| Z13.1 | The Employer is the operator of the Koeberg Nuclear Power Station (KNPS), a nuclear installation, as designated by the National Nuclear Regulator of the Republic of South Africa, and is the holder of a nuclear licence in respect of the KNPS. |  |
| Z13.2 | The Employer is solely responsible for and indemnifies the Contractor or any other person against any and all liabilities which the Contractor or any person may incur arising out of or resulting from nuclear damage, as defined in Act 44 of 1999, save to the extent that any liabilities are incurred due to the unlawful intent of the Contractor or any other person or the presence of the Contractor or that person or any property of the Contractor or such person at or in the KNPS or on the KNPS site, without the permission of the Employer or of a person acting on behalf of the Employer. |  |
| Z13.3 | Subject to clause Z13.4 below, the Employer waives all rights of recourse, arising from the aforesaid, save to the extent that any claims arise or liability is incurred due or attributable to the unlawful intent of the Contractor or any other person, or the presence of the Contractor or that person or any property of the Contractor or such person at or in the KNPS or on the KNPS site, without the permission of the Employer or of a person acting on behalf of the Employer. |  |
| Z13.4 | The Employer does not waive its rights provided for in section 30 (7) of Act 44 of 1999, or any replacement section dealing with the same subject matter. |  |
| Z13.5 | The protection afforded by the provisions hereof shall be in effect until the KNPS is decommissioned. |  |
| Z14 | Asbestos |  |
| For the purposes of this Z-clause, the following definitions apply: |  |  |
| AAIA |  | means approved asbestos inspection authority. |
| ACM |  | means asbestos containing materials. |
| AL |  | means action level, i.e. a level of 50% of the OEL, i.e. 0.1 regulated asbestos fibres per ml of air measured over a 4 hour period. The value at which proactive actions is required in order to control asbestos exposure to prevent exceeding the OEL. |
| Ambient Air |  | means breathable air in area of work with specific reference to breathing zone, which is defined to be a virtual area within a radius of approximately 30cm from the nose inlet. |
| Compliance Monitoring |  | means compliance sampling used to assess whether or not the personal exposure of workers to regulated asbestos fibres is in compliance with the Standard’s requirements for safe processing, handling, storing, disposal and phase-out of asbestos and asbestos containing material, equipment and articles. |
| OEL |  | means occupational exposure limit. |
| Parallel Measurements |  | means measurements performed in parallel, yet separately, to existing measurements to verify validity of results. |
| Safe Levels |  | means airborne asbestos exposure levels conforming to the Standard’s requirements for safe processing, handling, storing, disposal and phase-out of asbestos and asbestos containing material, equipment and articles. |
| Standard |  | means the Employer’s Asbestos Standard 32-303: Requirements for Safe Processing, Handling, Storing, Disposal and Phase-out of Asbestos and Asbestos Containing Material, Equipment and Articles. |
| SANAS |  | means the South African National Accreditation System. |
| TWA |  | means the average exposure, within a given workplace, to airborne asbestos fibres, normalised to the baseline of a 4 hour continuous period, also applicable to short term exposures, i.e. 10-minute TWA. |
| Z14.1 | The Employer ensures that the Ambient Air in the area where the Contractor will Provide the Services conforms to the acceptable prescribed South African standard for asbestos, as per the regulations published in GNR 155 of 10 February 2002, under the Occupational Health and Safety Act, 1993 (Act 85 of 1993) (“Asbestos Regulations”). The OEL for asbestos is 0.2 regulated asbestos fibres per millilitre of air as a 4-hour TWA, averaged over any continuous period of four hours, and the short term exposure limit of 0.6 regulated asbestos fibres per millilitre of air as a 10-minute TWA, averaged over any 10 minutes, measured in accordance with HSG248 and monitored according to HSG173 and OESSM. |  |
| Z14.2 | Upon written request by the Contractor, the Employer certifies that these conditions prevail. All measurements and reporting are effected by an independent, competent, and certified occupational hygiene inspection body, i.e. a SANAS accredited and Department of Employment and Labour approved AAIA. The Contractor may perform Parallel Measurements and related control measures at the Contractor’s expense. For the purposes of compliance the results generated from Parallel Measurements are evaluated only against South African statutory limits as detailed in clause Z14.1. Control measures conform to the requirements stipulated in the AAIA-approved asbestos work plan. |  |
| Z14.3 | The Employer manages asbestos and ACM according to the Standard. |  |
| Z14.4 | In the event that any asbestos is identified while Providing the Services, a risk assessment is conducted and if so required, with reference to possible exposure to an airborne concentration of above the AL for asbestos, immediate control measures are implemented and relevant air monitoring conducted in order to declare the area safe. |  |
| Z14.5 | The Contractor’s personnel are entitled to stop working and leave the contaminated area forthwith until such time that the area of concern is declared safe by either Compliance Monitoring or an AAIA approved control measure intervention, for example, per the emergency asbestos work plan, if applicable. |  |
| Z14.6 | The Contractor continues to Provide the Services, without additional control measures presented, on presentation of Safe Levels. The contractually agreed dates to Provide the Services, including the Completion Date, are adjusted accordingly. The contractually agreed dates are extended by the notification periods required by regulations 3 and 21 of the Asbestos Regulations, 2001. |  |
| Z14.7 | Any removal and disposal of asbestos, asbestos containing materials and waste, is done by a registered asbestos contractor, instructed by the Employer at the Employer’s expense, and conducted in line with South African legislation. |  |

C1.2 Contract Data

Part two - Data provided by the Contractor

Notes to a tendering contractor:

- Please read both the both the NEC3 Term Service Contract April 2013 and the relevant parts of its Guidance Notes (TSC3-GN) in order to understand the implications of this Data which the tenderer is required to complete.

- The number of the clause which requires the data is shown in the left hand column for each statement however other clauses may also use the same data.

- Where a form field like this [     ] appears, data is required to be inserted relevant to the option selected. Click on the form field once and type in the data.  Otherwise complete by hand and in ink.

Completion of the data in full, according to Options chosen, is essential to create a complete contract.

| Clause | Statement | Data |
| --- | --- | --- |
| 10.1 | The Contractor is (Name): |  |
|  | Address |  |
|  | Tel No. |  |
|  | Fax No. |  |
| 11.2(8) | The direct fee percentage is | % |
|  | The subcontracted fee percentage is | % |
| 11.2(14) | The following matters will be included in the Risk Register |  |
| 11.2(15) | The Service Information for the Contractor’s plan is in: |  |
| 21.1 | The plan identified in the Contract Data is contained in: |  |
| 24.1 | The key people are: |  |
|  | 1 Name: |  |
|  | Job: |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  | 2 Name: |  |
|  | Job |  |
|  | Responsibilities: |  |
|  | Qualifications: |  |
|  | Experience: |  |
|  |  | CV's (and further key person's data including CVs) are in . |
| A | Priced contract with price list |  |
| 11.2(12) | The price list is in |  |
| 11.2(19) | The tendered total of the Prices is | R |

Part 2: Pricing Data

TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | 2 |
| C2.2 | The price list | 1 |

C2.1 Pricing assumptions: Option A

How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both.

Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not Provide the Service in accordance with the Price List.   The Price List is only a pricing document.

Link to the Contractor’s plan

Clause 21.4 states “The Contractor provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”.  Hence when compiling the price list, the tendering contractor needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list  and result in a satisfactory cash flow in terms of clause 11.2(17).

Preparing the price list

Before preparing the price list, both the Employer and tendering contractors should read the TSC3 Guidance Notes pages 14 and 15.  In an Option A contract, either Party may have entered items into the price list either as a process of offer and acceptance (tendering) or by negotiation depending on the nature of the service to be provided.  Alternatively the Employer, in his Instructions to Tenderers or in a Tender Schedule, may have listed some items that he requires the Contractor to include in the price list to be prepared and priced by him.

It is assumed that in preparing or finalising the price list the Contractor:

- Has taken account of the guidance given in the TSC3 Guidance Notes relevant to Option A;

- Understands the function of the Price List and how work is priced and paid for;

- Is aware of the need to link operations shown in his plan to items shown in the Price List;

- Has listed and priced items in the price list which are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk;

- Has priced work he decides not to show as a separate item within the Prices or rates of other listed items in order to fulfil the obligation to complete the service for the tendered total of the Prices.

- Understands there is no adjustment to items priced as lump sums if the amount, or quantity, of work within that item later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the (lump sum) Prices is as a result of a compensation event.

Format of the price list

(From the example given in an Appendix within the TSC3 Guidance Notes)

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

Refer to the attached C2.2 Price List.

| The total of the Prices | R |
| --- | --- |

Part 3: Scope of Work

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 01 |
| C3.1 | Employer’s Service Information | 29 |
|  | Total number of pages | 30 |

- C3.1: Employer’s service Information

Contents

Part 3: Scope of Work

C3.1: Employer’s service Information

1	Description of the service

1.1	Executive overview

1.2	Employer’s requirements for the service

1.3	Water quality monitoring

1.3.1	Routine water quality monitoring

1.3.2	Collection and analysis of special samples

1.3.3	Response monitoring

1.4	Cleaning and disinfection of potable water tanks

1.5	Partnership Agreement/ Site Specific Agreement

1.6	Reports

1.7	Interpretation and Terminology

1.7.1	Abbreviations

1.8	Standards, Specifications and Procedures

1.8.1	Standards List

1.8.2	Eskom Procedure List

1.8.3	Specifications List

2	Management Strategy and Start Up

2.1	The Contractor’s Plan for the Service

2.1.1	Contractor’s Office

2.2	Management Meetings

2.3	Contractor’s Management, Supervision and Key People

2.4	Provision of Bonds and Guarantees

2.5	Documentation Control

2.6	Invoicing and Payment

2.7	Contract Change Management

2.8	Records of Defined Cost to be kept by the Contractor

2.9	Insurance Provided by the Employer

2.10	Training Workshops and Technology Transfer

2.11	Design and Supply of Equipment

2.12	Things provided at the end of the service period for the Employer’s use

2.12.1	Equipment

2.12.2	Information and other things

2.13	Management of work done by Task Order

3	Health and Safety, the Environment and Quality Assurance

3.1	Health and Safety Risk Management

3.2	Environmental Constraints and Management

3.3	Quality Assurance Requirements

4	Procurement

4.1	People

4.1.1	Minimum Requirements of People Employed

4.1.2	B-BBEE and Preferred Scheme

4.1.3	Supplier Development and Localisation

4.2	Subcontracting

4.2.1	Preferred Subcontractors

4.2.2	Subcontract Documentation, and Assessment of Subcontract Tenders

4.2.3	Limitations on Subcontracting

4.2.4	Attendance on Subcontractors

4.3	Plant and Materials

4.3.1	Specifications

4.3.2	Correction of Defects

4.3.3	Contractor’s Procurement of Plant and Materials

4.3.4	Tests and Inspections before Delivery

4.3.5	Plant & Materials provided “free issue” by the Employer		Working on the Affected Property

5.1	Employer’s Site Entry and Security Control, Permits, and Site Regulations

5.1.1	Security and Access

5.1.2	Access Control for Persons

5.1.3	Removal of Persons from the Project Site and other places, if any, as may be specified under the Contract as forming part of the Site

5.1.4	Removal of Goods from the Project Site

5.1.5	Access Control for Vehicles

5.1.6	Visitors

5.1.7	Firearms

5.1.8	Project Site Fences

5.1.9	Helicopter Traffic

5.1.10	Contractor’s Security

5.1.11	Cleanliness and Housekeeping

5.1.12	Waste Removal and Disposal

5.1.13	Signage

5.1.14	Works Area Limits

5.1.15	Project Site Traffic

5.1.16	Dust Suppression

5.2	People restrictions, hours of work, conduct and records

5.2.1	Hours of Work

5.2.2	Competence Testing of Contractor’s Personnel

5.2.3	Anti-poaching Undertaking

5.2.4	Transportation of Contractor’s Personnel

5.2.5	Canteen

5.2.6	Project Site Induction Programme

5.2.7	Substance Abuse Testing

5.2.8	Accommodation Policy

5.2.9	Industrial Action Policy

5.3	Health and Safety Facilities on the Affected Property

5.3.1	Medical Facilities

5.4	Environmental Controls, Fauna and Flora

5.5	Cooperating with and Obtaining Acceptance of Others

5.6	Records of Contractor’s Equipment

5.7	Equipment Provided by the Employer

5.8	Site Services and Facilities

5.8.1	Provided by the Employer

5.8.2	Provided by the Contractor

5.9	Hook ups to Existing Works

5.10	Tests and inspections

5.10.1	Description of Tests and Inspections

5.10.2	Materials Facilities and Samples for Tests and Inspections

6	List of drawings and documents

6.1	Drawings and Documents issued by the Employer

- Description of the service

- 1.1	Executive overview

The works to be performed by the Contractor shall include the following:

- Water quality monitoring;

- Cleaning and disinfection of potable water tanks, disposing of dirty water making use of 8000L water tanker with fitted generator and or vacuum component, for any work elevated to a height more than 2m above ground level, the cherry picker shall be used,

- Testing and reporting of any alerts.

- 1.2	Employer’s requirements for the service

The scope of work covers water quality monitoring, cleaning, and disinfection of potable water tanks at Kusile Power Station Project.

- 1.3	Water quality monitoring

- 1.3.1	Routine water quality monitoring

The Contractor shall conduct routine monitoring of the quality of potable water in areas of the plant as directed by the Employer’s Service Manager. Routine water quality monitoring shall include the following:

- The daily inspection of all water tanks servicing the Canteen area, collection of potable water samples (for analysis not limited to microbiological, operational, and chemical), testing of samples, reporting- and interpretation of water analytical results. Sampling points will be indicated by the Employer.

- The weekly inspection of all registered sample points (inclusive of all water tanks, potable water trucks, Kusile WTW), collection of potable water samples, testing of samples, reporting- and interpretation of water analytical results. Sampling points will be indicated by the Employer.

- The collection of clear water flowing into the wetland, the testing of samples, the reporting and interpretation of effluent quality results based on the customary chemical analysis. Sampling points will be indicated by the Employer as and when required.

- ICP-MS Scan on comprehensive list of Trace Elements on ADDD, SDD and HRD as and when required using a SANAS approved laboratory.

- A full water analysis report shall be submitted within seventy-two (72) Hours of the sample being collected.

- The Contractor shall make use of SANAS Accredited Laboratory in accordance with ISO/IEC 17025:2005.

- The Contractor shall submit the method statement for approval by the Employer, prior commencement of the sampling tasks.

- Water sampling must be conducted in accordance with the approved methodologies which complies with South African National Standard

- Transportation of samples must be in way that will prevent in route contamination of samples.

- Sample container must not be reused to prevent cross contamination

- All Covid -19 Protocols must be observed during water sampling

- 1.3.2	Collection and analysis of special samples

The Contractor shall conduct ad-hoc monitoring of the quality of potable water in areas of the plant as directed by the Employer’s Service Manager. Ad-hoc water quality monitoring shall include the collection of potable water samples, testing of samples, reporting- and interpretation of water analytical results. Sampling points will be indicated by the Employer. Water quality monitoring report shall be submitted within seventy-two (72) hours of the sample being collected.

- 1.3.3	Response monitoring

The Contractor shall conduct corrective action during water quality failures and when the water sample exceeds the numerical limits, the corrective action required will be guided by the impact and consequence of the non-compliant determinants.

- 1.4	Cleaning and disinfection of potable water tanks

The Contractor shall conduct physical cleaning of potable water tanks on site by using high pressure cleaning equipment and as directed by the Service Manager. Cleaning shall be conducted every second month or as required. The potable water tanks shall be disinfected in cases where the free chlorine levels are below the recommended level of 0.5 mg/l and when turbidity levels exceed the prescribed Class I water quality standard or as required, contractor shall be responsible to load wastewater and disposal, for the tank elevated to the height more than 3m, a lifting equipment shall be used.

The Contractor shall submit the method statement for approval by the Employer, prior commencement of the cleaning and disinfection tasks. A list of potable water tanks will be provided. (See Appendix B)

- 1.5	Partnership Agreement/ Site Specific Agreement

Project Attendance (PA) bonus will be applicable to this contract. The Service Provider’s employee shall be entitled to the PA bonus, this excludes the Non-Scheduled employees. It shall be calculated as follows: 15.5 hours accumulated by the employees per month paid by the Employer and 0.5 hours accumulated by the employees per month paid by the Contractor. PA bonuses are payable to the employees at the end of the year based on their work attendance. Refer to section 12.3 in Appendix C.

- N.B. The number of Potable Water Tanks may decrease over the contract duration subject to site requirements at any given time.

- 1.6	Reports

The following report shall be submitted:

- Weekly water quality monitoring report

- Water quality monitoring report for samples including special samples shall be submitted within seventy-two (72) hours of samples being collected.

- Preliminary water quality monitoring report, as required.

- Certification of Analysis (Monthly)

- 1.7	Interpretation and Terminology

- 1.7.1	Abbreviations

| Abbreviation | Meaning of the abbreviation |
| --- | --- |
| SD&L | Supplier Development and Localisation |
| SHE | Safety Health and Environment |
| QCP | Quality Control Plan |
| CPA | Cost Price Adjustment |
| PLA | Project Level Agreement |
| SSA | Site Specific Agreement |
| B-BBEE | Broad-Based Black Economic Empowerment |
| SES | Standard Environmental Specification |
| CEMP | Construction Environmental Management Plan |
| RoD | Record of Decision |
| WTW | Water Treatment Works |
| ICP-MS | Inductively Coupled Plasma- Mass Spectrometry |

- 1.8	Standards, Specifications and Procedures

- 1.8.1	Standards List

The latest revisions of the following SANS specifications form part of the contract.

| Document Number | Specification / Code / Standard Title |
| --- | --- |
| ISO 9001 | International Organisation for Standards: Quality Management System |
| SANS 241-1: 2006 Edition 6.1 | Drinking water |
| SANS 241-2:2011Edition 1 | Drinking water Part 2: Application of SANS 241-1 |
| ISO/IEC 17025:2005 | General requirements for the competence of testing and calibration laboratories |

- 1.8.2	Eskom Procedure List

The following Eskom procedures form part of the contract.

| Document Number | Revision | Specification / Code / Standard Title |
| --- | --- | --- |
| 32-727 | Latest | Safety, Health, Environmental & Quality Policy |
| 32-95 | Latest | Occupational Health and Safety Incident Management Procedure |
| 240-131838225 | Latest | Occupational Health and Safety Incident Management Definitions and Classification Parameters Standard |
| 203-847 | Latest | Kusile Traffic Management Plan |
| 203-6880 | Latest | Kusile Waste Management Plan |
| Report No: 4446/401281 | Latest | Construction Environmental Management Plan |
| QM-58 | Latest | Supplier Contract Quality Requirements Specification |
| 240-132210324 | Latest | Non-Conformance Process |
| 32-136 | Latest | Contractor Health and Safety Requirements |
| 203-42702 | Latest | LV Mini-Sub Power Supply Application Procedure |

- 1.8.3	Specifications List

The latest revisions of the following specifications form part of the contract.

| Document Number | Specification / Code / Standard Title |
| --- | --- |
| ISBN0621 -16296-5 | Handling and Disposal of Hazardous Waste in terms of Government Legislation as proclaimed by the Department of Water Affairs and Forestry Act 1994 |
| OHS Act 85 OF 1993 | Occupational Health and Safety act of South Africa and its Regulations |
| Act 36 of 1998 | National Water Act, 1998 |
| 240-143052367 | Kusile SHE specification |
| 240-105658000 | Supplier Quality Management: Specification |
| SANS 1200 Series | Standardized specification for civil engineering Construction Series |

- 2	Management Strategy and Start Up

- 2.1	The Contractor’s Plan for the Service

- 2.1.1	Contractor’s Office

- During the execution of the Works at the Project Site, the Contractor shall maintain a suitable office at the Project Site in the area allocated for that purpose by the Employer, which shall be the headquarters of the Contractor's Representative and authorised to receive drawings, instructions or other communications or notices under the Contract.

- The Contractor shall maintain, at the Contractor’s Project Site office, one complete, up-to-date copy of the Contract and all Contract related documents (including Contractor’s Documents, drawings and documents issued by and to the Contractor, Compensation Events, Progress Reports, correspondence, non-conformance reports etc.). Without limitation the Contractor shall maintain at the Contractor’s Project Site office one up-to-date copy of all approved shop drawings, product data, samples, and other submittals required of the Contractor. These documents shall be available to the Employer at all times.

- 2.2	Management Meetings

The following requirements for conducting Project Site meetings apply to the Works.  The Contractor and all Sub-Contractors shall actively participate in, and adhere to the Employer’s requirements and other procedures initiated for the purpose of maintaining the Project Site administrative control. The Contractor and all Sub-Contractors shall attend other Project Site meetings when deemed required by the Employer to coordinate the Works or the Project Works.

| Title and Purpose | Approximate Time & Interval | Location | Attendance by: |
| --- | --- | --- | --- |
| Progress feedback meeting (Activity Scrum Session) | Mon, Wed & Fri at 07:30 | Auditorium 2 Boardroom | Employer and Contractor Site Representative |
| Environmental management meeting | Bi - monthly | CM building | Employer and Contractor’s Environmental Officer |
| Safety management meeting | Monthly | CM building | Employer and Contractor’s Safety Officer/Manager |
| Support Services Risk meeting | Monthly, Second Tuesday of the Month | Site Small Boardroom | Support Services Contractors |

- 2.3	Contractor’s Management, Supervision and Key People

The Contractor shall provide the Employer with a detailed organogram of all staff and management on the contract. This must be revised quarterly and must reflect any changes to the staff and management structure.

The Employer reserves the right to audit and verify the structure.

- 2.4	Provision of Bonds and Guarantees

Not Applicable

- 2.5	Documentation Control

The Contractor will submit the following documents to the Employer for review, the Employer will review the documents for acceptance and inform the Contractor if the documents have been accepted or if it is not accepted and stating the reasons of not accepting the documentation. The Employer will give the Contractor reasonable time which will be agreed to between the Contractor and the Employer to respond or re-submit the documents. The documents are as follows:

| Title and purpose | Frequency |
| --- | --- |
| Weekly Water Analysis Report | Weekly |
| Full water analysis report | As required |
| Cleaning programme for water tanks | As required |
| Application for excavation permit | When required |
| Power application permit | When required |
| Risk Register | Monthly |
| SD&L Reports | N/A |
| Safe Disposal Certificate (SDC) | When required |

All correspondence of either commercial or technical nature, whether hard copy or email, either to Contractor or from Contractor shall clearly include the following information: file number, package number, contract number and subject matter.

Documents shall be delivered in electronic format (Microsoft Office 2003 compatible or Adobe Acrobat (pdf) files). In addition, a document list shall be delivered in Microsoft Excel format that contains the following fields: “document name”, “document type”, “version number”, “date created” and “created by”.

- 2.6	Invoicing and Payment

Within one week of receiving a payment certificate from the Employer in terms of Core Clause 51.1, the Contractor provides the Employer with a tax invoice, by no later than the first day of the month, showing the amount due for payment equal to that stated in the Employer’s payment certificate.

The Contractor shall address the Tax Invoice to:

Eskom Holdings SOC Limited

Finance Department

Megawatt Park

Email: InvoicesgrpcapitalKCT@eskom.co.za

ONLY ORIGINAL INVOICES WILL BE ACCEPTED.

The following must be stated on the Tax Invoice:

- Name and address of the Contractor and the Employer;

- The contract number and title;

- Contractor’s VAT registration number;

- The Employer’s VAT registration number 4740101508;

- Description of service provided for each item invoiced based on the Price List; and

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT.

- 2.7	Contract Change Management

The Employer may instruct changes to the scope at any time, each instruction shall set out the change and the date on which it becomes effective; and must be issued to the Contractor in writing to be valid.

- 2.8	Records of Defined Cost to be kept by the Contractor

The Contractor must keep all documentation related to the compensation events, quotes and instructions from the Employer for the period of 5 years after contract completion for audit purposes.

- 2.9	Insurance Provided by the Employer

The insurance policy provided by the Employer will be dealt with as specified in Clause 86.1 TSC.

- 2.10	Training Workshops and Technology Transfer

Not Applicable

- 2.11	Design and Supply of Equipment

Not Applicable

- 2.12	Things provided at the end of the service period for the Employer’s use

- 2.12.1	Equipment

None

- 2.12.2	Information and other things

At the end of the service period the Contractor will be required to provide the Employer with the following:

- The Contractor’s handover Safety file

- 2.13	Management of work done by Task Order

Not Applicable

- 3	Health and Safety, the Environment and Quality Assurance

- 3.1	Health and Safety Risk Management

- The Contractor shall comply with The Occupational Health and Safety Act 85 of 1993 and its regulations, furthermore the contractor must conform to the health and safety requirements contained in Kusile Safety, Health and Environmental Specification as updated.

- The contractor shall conform to Eskom’s Business Unit & Site work Instructions Procedures and Standards this includes Doc. 32-95 for Incident management, Doc. 32-727 for Safety, Health, Environment and Quality Policy and Doc. 32-136 Contractor Health and Safety Requirements etc.

- The Employer’s Safety Officers shall inspect the Contractor Working Areas and Facilities for compliance to Eskom’s standards.

- The contractor shall be audited monthly by the employer’s Safety Officer.

- 3.2	Environmental Constraints and Management

The Contractor shall comply with the environmental criteria and constraints stated in the following:

- Kusile Environmental Management Plan (EMP) as updated

- Standard Environmental Specification (SES)

- Kusile Waste Management Plan(unique identifier:203 6880)

- Kusile Sewerage Management Plan Construction Phase Document (unique identifier: 203 - 32115),

- Record of Decision (RoD).

- Water Use licences (WULs)

- Appointment of qualified Environmental Officer as per EMP requirements and the

- Method statements as per EMP/ SES requirements

- Signed Environmental Policy

- Aspects and impacts register.

- 3.3	Quality Assurance Requirements

The Contractor shall comply with the quality requirements as stated in QM-58.

- Procurement

The Contractor provides the following procurement services in performing the scope:

- Preparation of Employer approved supplier and Sub-Contractor’s lists for equipment and contracts to be submitted to the Employer for review and approval.

- Follows the least cost and time procurement strategies.

- Contract management services for the selection, appointment and management of Sub-Contractors requires to execute the scope.

- The services of all buyers, contracts officers, inspectors, expeditors, and other personnel necessary to procure and deliver all plant, material, equipment, supplies and services necessary to provide the scope.

- Receives and evaluates all bids/quotations and compiles a bidders evaluation report detailing the technical, commercial and costing components of each bid.

- Obtains the Employers’ approval prior to committing any contracts or orders.

- Obtains delivery dates from Sub-Contractors and suppliers in order to realize the Completion Date;

- Receiving of invoices, verification thereof in terms of purchase orders and contract provisions, certification of invoices as being correct and payable and supply of correct invoices to the Employer within.

- Management of and negotiating of all suppliers and Sub-Contractors compensation events and recommendations to the Employer as to the validity, amount and payment of such events.

- Determination of penalties payable by suppliers and Sub-Contractors and recommendation to the Employer as to the enforcement of such penalties prior to any communication to suppliers and Contractors.

- Ensuring that all suppliers and Sub-Contractors, from whom the Contractor procures equipment and materials do not retain, encumber or reserve title to such items.

- 4.1	People

- 4.1.1	Minimum Requirements of People Employed

The Contractor will be required to recruit within the Nkangala District Municipality, including any other areas that are within 65 km radius from the Kusile Construction Site. Kusile Power Station employment procedure will apply.

- 4.1.2	B-BBEE and Preferred Scheme

- The Contract shall:

- Maintain the Required B-BBEE Recognition Level for the duration of the Agreement.

- Provide Eskom with a valid Verification Certificate and such other information as Eskom may reasonably request, in respect of which the Contractor claims maintenance for the duration of the Agreement of the Required B-BBEE Recognition Level. For the purpose of this clause “verification Certificate’ means a verification certificate and the accompanying documentary proof confirming the B-BBEE Status of a particular entity as issued by an accredited verification agency.

- Comply with and fulfil its obligations in respect of the Supplier Development and Localisation and the Industrialisation Programme (the latter, if any) in accordance with and as provided for in the Supplier’s SD&L & Localisation Obligations Schedule.

- Without limiting or derogating from Eskom’s other rights under the Agreement including Eskom’s rights to terminate the Agreement, Eskom shall be entitled to claim (and to deduct from the consideration payable) a penalty equal to ZAR 300 000.00 (three hundred thousand Rand) if the Contractor fails to maintain the Required B-BBEE Recognition Level for the Stated Time; subject to the proviso, however, that the penalty shall not be applied if the Contractor re-achieves the Required B-BBEE Recognition Level within 184 days of first losing it and thereafter maintains the Required B-BBEE Recognition Level for the balance of the Agreement.

- 4.1.3	Supplier Development and Localisation

The Contractor complies with and fulfils the Contractor’s obligations in respect of the Accelerated and Shared Growth Initiative – South Africa in accordance with the Contractor’s SD&L Compliance Schedule.

The Contractor shall keep accurate records and provide the Employer with reports on the Contractor’s actual delivery against the SD&L criteria stated in the contract.   The reporting templates will be provided on contract award. The Contractor’s failure to comply with his SD&L obligations constitutes substantial failure on the part of the Contractor to comply with his obligations under the contract.

- 4.2	Subcontracting

This Contract does not constitute an agreement of employment, partnership, joint venture or agency between Eskom and the Contractor and shall not give rise to any relationship of employer and employee, master and servant or principal and agent between Eskom and the Contractor or between Eskom and any employee, agent or sub-Contractor of the Contractor. Accordingly, neither the Contractor nor Eskom shall have the power, nor purport to make a contract in the name of the other, to grant or pledge credit of the other, to incur liability on behalf of the other, or to employ any person on behalf of the other.

The Contractor shall not be entitled to sub-contract the whole of the services but shall, subject to Eskom’s consent (which consent shall only be valid if given in writing and signed by the Eskom Representative), be entitled to sub-contract selected parts of its obligations in terms of this Agreement to any other person/s, provided that such sub-contracting shall not relieve the Contractor of its obligations and the Contractor shall remain liable for all and any acts or omissions of such person/s as though they were acts or omissions of the Contractor.

The Contractor shall not be entitled to cede, delegate, assign or otherwise transfer any of its rights and/or obligations without the prior written consent of Eskom, which consent shall not be unreasonably withheld.

- 4.2.1	Preferred Subcontractors

Not Applicable

- 4.2.2	Subcontract Documentation, and Assessment of Subcontract Tenders

Not Applicable

- 4.2.3	Limitations on Subcontracting

Not Applicable

- 4.2.4	Attendance on Subcontractors

Not Applicable

- 4.3	Plant and Materials

- 4.3.1	Specifications

The Contractor is responsible for providing plant and material necessary to provide the services.

- 4.3.2	Correction of Defects

The Contractor shall provide maintenance and repair of all the plant necessary to provide the services. All defects to the works shall be rectified as specified in the document QM 58.

- 4.3.3	Contractor’s Procurement of Plant and Materials

The Contractor may be required to provide the Employer with a technical data sheet of the plant or material supplied to the Employer. A guarantee and warrantees’ certificate may also be required for any plant and material supplied by the Contractor to the Employer.

- 4.3.4	Tests and Inspections before Delivery

Not Applicable

- 4.3.5	Plant & Materials provided “free issue” by the Employer

None

- Working on the Affected Property

- 5.1	Employer’s Site Entry and Security Control, Permits, and Site Regulations

- 5.1.1	Security and Access

The Employer will provide perimeter security and access control for the Project Site. Strict access control shall be implemented 24 hours a day at all entrances to the Project Site.  All persons and vehicles entering or exiting the Project Site may be subjected to searches and the Employer reserves the right to refuse entrance to Project Site to any person not meeting security and/or access requirements.

From time to time, and as required, the Employer will issue policies and procedures regarding Project Site security and access control. These policies and procedures shall be strictly adhered to by the Contractor. The Employer shall be entitled, at his discretion, to amend or relax the Project Site security and/or access requirements to deal with emergencies or other circumstances justifying such amendment or relaxation.

Any breach of security must be reported to the Employer immediately.

- 5.1.2	Access Control for Persons

The Contractor’s Personnel and any visitors on the Project Site must be in possession of a valid identification card supplied by the Employer.  Applications for identification cards shall be made in the form prescribed by the Employer. The identification cards and finger print identification shall be used to gain access to the Project Site and only persons with legitimate business on the Project Site and in possession of such identification cards will be allowed access.

Applications for identification cards and fingerprint imaging shall be made in good time prior to access being required. Lost, stolen or damaged cards shall be reported to the Employer immediately.  A fee shall be charged for replacement cards.

Identification card holders will be required to produce their identification cards for a photo to face and fingerprint check at the security check points. Where a card holder’s right of access to the Project Site is withdrawn, his identification card will be electronically cancelled.  It is the responsibility of the Contractor to ensure the card is returned to the Employer.

- 5.1.3	Removal of Persons from the Project Site and other places, if any, as may be specified under the Contract as forming part of the Site

The Employer may remove from the Project Site (or from any other places, if any, as may be specified under the Contract as forming part of the Site) any person who poses a risk to the Project Works or to the progress thereof, or who poses a risk to security or to the health and safety of persons at the Project Site (or at such other places, if any, as may be specified under the Contract as forming part of the Site).

The Employer furthermore remove from the Project Site (or from any other places, if any, as may be specified under the Contract as forming part of the Site) any person who ceases, for any reason, to have legitimate business thereon.

If any such person was permitted access as Contractor’s Personnel or as a visitor of the Contractor, the Contractor shall, at the request of the Employer, take all steps necessary to ensure his removal from the Project Site (or from such other places forming part of the Site, as the case may be).

- 5.1.4	Removal of Goods from the Project Site

All persons removing inter alia materials, equipment, toolboxes, temporary facilities etc. from the Project Site must be in possession of a valid gate release permit. Applications for general or specific gate release permits shall be made in the form prescribed by the Employer.

- 5.1.5	Access Control for Vehicles

Only a limited number of Contractor and Subcontractor non-construction vehicles will be allowed onto the Project Site. As a general rule, however, Contractors’ and visitors’ personal vehicles are not allowed within the Project Site and must be parked in the designated area and the Contractor is required to collect his visitors from the access point.

Vehicle entry discs will be issued at the discretion of the Employer on receipt of an application signed by the Contractor.  Applications for vehicle entry discs shall be made in a form prescribed by the Employer.

- 5.1.6	Visitors

Before entering the Project Site, visitors (meaning any person other than the Contractor’s Personnel) must be in possession of a valid identification card supplied by the Employer.

Applications shall be made in a form prescribed by the Employer prior to access being required and visitors must be in possession of positive identification.

The Contractor’s visitors shall be subject to all Project Site rules and regulations including those related to Health & Safety and discipline. As a minimum requirement, visitors must wear safety shoes, hard hats and any other personal protective equipment as required by the Employer and must be accompanied by their hosts at all times whilst on the Project Site.

- 5.1.7	Firearms

Fire-arms will not be permitted on the Project Site (nor at other places, if any, as may be specified under the Contract as forming part of the Site). This restriction does not, however, apply to the South African Police Services (SAPS) in the pursuance of official duties.

- 5.1.8	Project Site Fences

The modification or removal of Project Site fences is strictly prohibited unless otherwise instructed by the Employer.

- 5.1.9	Helicopter Traffic

In addition to compliance with applicable Law, helicopter landings at the Project Site (except emergency aid Helicopters) require the prior approval of the Employer. Applications for landing shall be submitted in the form prescribed by the Employer. Applications shall include the following details, as a minimum:

- Purpose of visit.

- Date of landing.

- Estimated time of arrival on and departure from Project Site.

- Number and names of passengers; and

- Company represented and registration number of helicopter.

- 5.1.10	Contractor’s Security

The Contractor is solely responsible for the protection and security of the Works and all areas allocated to him, including his allocated lay-down areas and areas outside the Project Site, if any, which are specified under the Contract as forming part of the Site.

For areas outside the Project Site which are specified under the Contract as forming part of the Site, the Contractor shall also be responsible for implementing access control for persons (including Contractor’s Personnel and visitors) and vehicles. Such access control shall be to the satisfaction of the Employer and shall be subject to the direction and control of the Employer.

- 5.1.11	Cleanliness and Housekeeping

The Contractor shall maintain a high standard of cleanliness during the conduct of his activities on the Project Site (and at other places, if any, as may be specified under the Contract as forming part of the Site). The Contractor shall, at all times maintain, clean and attend to the upkeep of the Site and such other areas as may be allocated for storage of materials, site offices, etc. to the satisfaction of the Employer. The Contractor shall at all times keep these areas, clean and free from accumulation of waste materials and refuse regardless of the source.

During sweeping and dusting, the Contractor shall ensure that a minimum amount of dust is liberated into the atmosphere. Cleaning by vacuum cleaners is preferred and the use of compressed air for cleaning is prohibited.

- 5.1.12	Waste Removal and Disposal

The Contractor is responsible for the prompt removal of all waste to a designated disposal area. The disposal area will be on or in the vicinity of the Project Site and will be designated by the Employer. Waste must only be disposed of at a designated area.

For the purpose hereof, “waste” means any matter, whether liquid or solid or any combination thereof, which is a by-product, emission, residue or remainder of any process or activity carried out in connection with the Works and which is not reused on the Site in the ordinary course of carrying out the Works within 7 (seven) days of maintenance.

The Contractor shall provide an adequate number of marked bins and containers at offices, in yards, at workshops and on the Site for the temporary storage of waste. These bins and containers shall be to the satisfaction of the Employer.

The Contractor shall be required to segregate certain items of waste by type as designated by the Employer.  Bins and containers shall be emptied, and waste removed to the designated area at least once a week. All the temporary storage areas for bins and containers must be kept tidy and shall not constitute a nuisance to others. The Contractor shall take all steps required to avoid the spillage of waste alongside the bins and containers and during removal and disposal.

All waste that cannot be contained in either a bin or container must be placed on a temporary waste site the position of which shall be to the satisfaction of the Employer. The waste shall be removed as soon as possible but, in any event, at least once a week. No burning of waste shall be allowed on the Project Site (or at other places, if any, as may be specified under the Contract as forming part of the Site) unless otherwise approved by the Employer.

Hazardous waste shall be dealt with in accordance with the safety, health and/or environmental requirements of the Contract, as applicable, and the Contractor is solely responsible for the proper disposal thereof in accordance therewith.

- 5.1.13	Signage

No signage shall be erected by the Contractor at the Project Site (or at other places, if any, as may be specified under the Contract as forming part of the Site) without the prior specific or general approval of the Employer. The positioning and content of signage, whether required by applicable Law and/or otherwise required to be displayed by the Contractor under the Contract, shall be subject to applicable policies and procedures issued by the Employer from time to time.

No Contractor notice boards will be allowed on the main road, other than signs necessary to facilitate deliveries, but the Contractor will be permitted to erect his own notice board on the Project Site, in the vicinity of the Site, or at other places, if any, as may be specified under the Contract as forming part of the Site, the positioning of which, must have the prior approval of the Employer.

- 5.1.14	Works Area Limits

The Employer will designate the working area boundary limits and assign for the Contractor’s use access roads, parking areas, storage areas, existing facilities areas and construction areas. The Contractor shall not trespass in or on areas not so designated. The Contractor shall be responsible for keeping Contractor’s Personnel out of areas not designated for Contractor’s use, except, in the case of isolated work located within such areas for which the Contractor shall have been authorised under the Work Co-ordination Process.

- 5.1.15	Project Site Traffic

The Contractor shall comply with the Employer’s directions for the movement of traffic, vehicular or pedestrian, at the Project Site. The Contractor shall interfere as little as possible with Project Site traffic, vehicular or pedestrian, during the performance of the Works. When necessary to cross, obstruct or close roadways or walks, the Contractor shall provide advance notice to the Employer, obtain the permission from the Employer and maintain suitable detours or other expedients for the accommodation of other Project Site traffic. In making open cuts across traffic paths, the Contractor, unless otherwise approved by the Employer, shall cut only one-half of the traffic paths at a time.

These Project Site traffic provisions shall likewise apply to places, if any, outside the Project Site as may be specified under the Contract as forming part of the Site.

- 5.1.16	Dust Suppression

Except as otherwise directed by the Employer, the Contractor shall provide dust suppression for the Contractor’s yard and for the Contractor’s working areas. The Employer will, however, provide dust suppression for roads and other common areas which are not used exclusively or primarily by the Contractor.

- 5.2	People restrictions, hours of work, conduct and records

- 5.2.1	Hours of Work

Working hours on the Construction site is from 7:00 till 17:00, Monday to Friday. Because the Contractor does not fall within the Site-Specific Agreement (SSA), the Contractor would be expected to work during weekends as and when instructed by the Employer.

- 5.2.2	Competence Testing of Contractor’s Personnel

Contractor’s Personnel to be employed at the Project Site (or at other places, if any, as may be specified under the Contract as forming part of the Site) for any semi-skilled or skilled operation may be tested by the Employer at any time at the Project Site. This may include, at the Employer’s discretion, the actual performance of the operation and/or training and testing related to performance of the operation. The Employer reserves the right to prevent any person from carrying out any operation that such person is not fit or qualified to perform. The satisfactory passing of the induction operation test requirements will result in the certification of the Contractor’s Personnel to perform that specific operation on the Project Site (and/or at such other places, if any, as may be specified under the Contract as forming part of the Site). This certification shall not reduce in any way the Contractor’s responsibilities to perform the Works as per the Contract requirements, including in a safe manner. The certification may be revoked by the Employer if such person ceases to be fit or qualified to perform the work in question at any time.

- 5.2.3	Anti-poaching Undertaking

The Contractor shall not recruit or attempt to recruit staff and labour from amongst the personnel of Other Project Contractors during the execution of the Project Works.

- 5.2.3.1	This restriction shall not, however, prevent the Contractor from recruiting a person where:

- 5.2.3.1.1	That person has been demobilised or the employment of that person has been terminated for any reason other than by resignation.

- 5.2.3.1.2	The person has resigned, and a period of 90 days has lapsed from the date of resignation; or

- 5.2.3.1.3	The person has been released by the Other Project Contractor for employment by the Contractor (evidenced by written confirmation to this effect by the Other Project Contractor).

Notwithstanding the above, if a person has been dismissed by any other Project Contractor for misconduct or for poor performance, he shall not be employed by the Contractor on the Project Site (or at any other places, if any, as may be specified under the Contract as forming part of the Site) without the prior approval of the Employer.

- 5.2.4	Transportation of Contractor’s Personnel

Due to the remoteness of the Project Site, the Contractor is required to provide suitable mass transportation facilities to and from the Project Site (and/or to and from other places, if any, as may be specified under the Contract as forming part of the Site) for Contractor’s Personnel, particularly for unskilled and semi-skilled workers.

The Employer will provide a bus loading and unloading area and bus parking outside the Project Site entrance for the Contractor’s use. An unloading area for the Contractor’s Personnel at the Contractor’s yard will be permitted by prior arrangement with, and subject to the approval of the Employer.

Without limiting the Contractor’s other obligations under the Contract relating to transport of persons, the Contractor shall ensure that Contractor’s Personnel are transported only in licensed and roadworthy vehicles, driven by licensed drivers, which are fit for purpose, properly maintained and which comply with applicable Law as a minimum. Transport of Contractor’s Personnel in the back of trucks, tractors or light delivery vehicles is strictly prohibited.

- 5.2.5	Canteen

The Employer will provide a Project Site canteen. The canteen will make available a mid-shift meal during the established break period. The mid-shift meal for the Contractor’s unskilled and semi-skilled workers who are residents of the Contractors’ Village is provided at the cost of the Employer. In order to ensure uniformity of meal benefits, the Employer will provide the same meal for the Contractor’s other unskilled and semi-skilled workers at the Project Site, at the cost of the Contractor. Distribution of the meal service shall be at staggered periods at the meal services building on the Project Site (and, as the Project Works progress, at several temporary meal stations at various locations on the Project Site) to minimise the duration of the meal period.

All other foodstuffs supplied by the Project Site canteen to the Contractors’ skilled and managerial staff will be charged for in the ordinary course and will be for the account of the Contractor or Contractor’s Personnel (as may be arranged between them).

| Meal Specification |  |
| --- | --- |
| Lunch | Kusile Power Station Construction Site and Contractors Village (weekends/public holiday/shift workers/unforeseen circumstances) • Protein 200-250gr (one meat per serving with alternative) o Beef o Lamb o Chicken • Starch (100gr) • Pap (200gr) • Vegetables (80gr) • Salad (80gr) • Dessert (hot or cold pudding of any kind) • Juice (250ml) |

No other food or beverage services will be allowed on the Project Site unless approved by the Employer.

- 5.2.6	Project Site Induction Programme

The Employer will provide a generic Project Site induction program for personnel and visitors to the Project Site. This program will include, as appropriate, information regarding identification and access, work rules, environmental protection, industrial relations, health & safety, Project information, and miscellaneous Project Site-specific requirements.  All persons entering the Project Site will be required to attend induction training and to attend repeat induction training as appropriate. The induction training is expected to take up two to three hours. Contractor’s Personnel must be in possession of a valid identification card and medical fitness certificate in order to undergo induction training.

The provision of a Project Site induction program by the Employer does not, however, relieve the Contractor of his obligation to ensure that Contractor’s Personnel and visitors receive appropriate induction training and the Employer assumes no liability by providing induction training.

- 5.2.7	Substance Abuse Testing

There shall be zero tolerance for substance abuse at the Project Site (and at other places, if any, as may be specified under the Contract as forming part of the Site).

Throughout the Works at the Project Site (and/or to other places, if any, as may be specified under the Contract as forming part of the Site), periodic seminars and instruction programs may be given by the Employer on the recognition of the characteristics, behaviours, detection, and reporting of substance abuse and persons fitness for duty. All Contractor's supervisory personnel, (including superintendents and foremen), and other key Contractor’s Personnel involved at in the Works at the Project Site (and/or to other places, if any, as may be specified under the Contract as forming part of the Site) shall be required to attend this training and the Contractor shall make Contractor’s Personnel available for and encourage their participation in these programs.

Any person who is, or appears to the Employer to be, under the influence and/or has failed or refused to submit to a substance abuse test may be refused access to the Project Site. If such person is Contractor’s Personnel, the Contractor shall take necessary steps against such person (including disciplinary action, where appropriate, and the removal of the person from the Project Site or from other places, if any, as may be specified under the Contract as forming part of the Site).

Being “under the influence” includes the presence of drugs or alcohol in a person’s system (whether detectable through behaviour and/or testing) to the extent the person’s facilities are in any way impaired and/or to the extent the person is unable to perform work in a safe and productive manner. Insofar as the consumption of alcohol is concerned, alcohol levels in the blood in excess of 0.02 percent shall be considered as being under the influence. Without limitation, persons shall likewise be considered to be under the influence where the presence of drugs or alcohol corresponds to or exceeds accepted medical standards or those prescribed under applicable Laws.

The Employer shall be entitled to conduct random testing of any person at the Project Site (or at other places, if any, as may be specified under the Contract as forming part of the Site) and/or require the Contractor to test any Contractor’s Personnel suspected of being under the influence of any substance or suspected of being in possession of alcohol or drugs.

The Contractor shall, at his cost, put in place measures (including all required testing capabilities) necessary to ensure compliance herewith. The measures to be employed by the Contractor will include a drug detection and prevention program which will include, but not be limited to, the following:

- 5.2.7.1	Pre-Assignment Testing

Contractor's Personnel at the Project Site must pass a pre-assignment drug screening / alcohol test.  This pre-assignment test must be undertaken within ten days prior to reporting for work to the Project Site.  Contractor's Personnel will only be permitted initial access to the Project Site against evidence of this test having been passed and such person having been certified drug / alcohol free to the Employer’s satisfaction. Contractor’s Personnel who visit the Project Site on a short-term basis (being not longer than 14 days unless otherwise approved by the Employer) are not subject to this pre-assignment drug testing requirement.

- 5.2.7.2	Continuing Random Drug Testing

The Contractor shall conduct periodic unannounced (random) testing at the Project Site (and at other places, if any, as may be specified under the Contract as forming part of the Site) at least once each month.  The date of such testing shall be selected using a means that, to the Employer’s satisfaction, randomly selects the date within the time frame specified, so that the date is unpredictable to the potential subject of the testing.

Contractor’s supervisory personnel at the Project Site (and at other places, if any, as may be specified under the Contract as forming part of the Site) will not be informed of the date of testing and the selected Contractor’s Personnel will not be notified until the morning of the selected day.

Contractor’s Personnel to be tested shall be selected using a means which, to the Employer’s satisfaction, randomly selects the number of subjects (10% minimum) from among the pool of all Contractor’s Personnel actually at the Project Site (and at other places, if any, as may be specified under the Contract as forming part of the Site). Possible subjects shall include all Contractor’s Personnel present at the Project Site (and at other places, if any, as may be specified under the Contract as forming part of the Site) on the day selected for random testing, including those who have been selected for testing on previous occasions. The subjects shall be identified by a unique and individual identification number. It is therefore conceivable that an individual could be selected to undergo testing more than one time in any given period.

Testing shall, as a minimum:

- 5.2.7.2.1	Comprise onsite enzyme immunoassay screening and/or colorimetric alcohol saliva screening; and

- 5.2.7.2.2	Include for cocaine, opiates, amphetamines, and marijuana.

The Contractor shall be required to confirm all positive tests by gas chromatography / mass spectrometry laboratory analysis (or by other means acceptable to the Employer).

The Contractor shall provide regular updates of these random tests to the Employer. All positive tests shall be reported to the Employer immediately and in writing. Evidence that Contractor’s Personnel has passed a substance test shall be provided to Employer within three days of completion of the test.

- 5.2.8	Accommodation Policy

No accommodation will be provided by the Employer. The Contractor will be required to recruit within the Nkangala District Municipality municipality, including any other areas that are within 65 km radius from the Kusile Construction Site.

- 5.2.9	Industrial Action Policy

The Contractor shall comply with the Partnership Agreement (PA) conditions as applicable.

- 5.3	Health and Safety Facilities on the Affected Property

- 5.3.1	Medical Facilities

The Employer will provide a trauma and rescue medical facility at the Project Site to provide initial medical treatment to Project Site personnel. The facility will be staffed with professional medical personnel. These personnel will be on the Project Site when significant construction operations are in progress. The Contractor shall be responsible for all emergency transportation including ambulances and helicopters.

- 5.4	Environmental Controls, Fauna and Flora

The Contractor shall comply with the environmental criteria and constraints stated in Kusile Environmental Management Plan (EMP) as updated.

- 5.5	Cooperating with and Obtaining Acceptance of Others

Except as directed by the Employer, the Contractor shall in no way interfere with, remove, adjust or operate plant, materials and/or equipment of or being supplied or operated by Other Project Contractors. Without derogating from the foregoing, the Contractor shall not cut reinforcing steel, remove concrete, drill holes into concrete or structural steel, weld on to reinforcing bars or structural steel without the approval of the Employer. The Contractor shall, at all times, keep the work of Other Project Contractors free from dropping, dripping and spattering of materials used in the Works.

- 5.6	Records of Contractor’s Equipment

The Contractor is responsible for replacement and replenishment of equipment and vehicle. Asset registers of such equipment shall be maintained by the Contractor and shall be audited by the Employer from time to time.

- 5.7	Equipment Provided by the Employer

None

- 5.8	Site Services and Facilities

- 5.8.1	Provided by the Employer

- 5.8.1.1	General

The Employer will, at his expense, arrange for, develop and maintain the various facilities and services indicated in the attached Project Site Facilities and Services Matrix at or near the Project Site, as applicable. These services and facilities are provided on the basis detailed below.

Project Site Facilities & Services Matrix

| Site Facilities, Utilities and Services |  | Provided by |  |  |
| --- | --- | --- | --- | --- |
| Item |  | Contractor | Employer | Details |
| Field Office |  |  |  |  |
|  | Field office structure | X |  |  |
|  | Field office furniture | X |  |  |
|  | Field office equipment | X |  |  |
|  | Field office supplies | X |  |  |
|  | Artisan change facilities | X |  |  |
|  | Fabrication shops | X |  |  |
| Tools |  |  |  |  |
|  | Erection tools | X |  |  |
|  | Special erection tools | X |  |  |
| Equipment |  |  |  |  |
|  | Construction equipment | X |  |  |
|  | Contractor construction elevator | X |  |  |
|  | Contractor equipment operator testing | X |  |  |
| Communication |  |  |  |  |
| Internet connection |  | X |  |  |
| Radio & cell phone communication |  | X |  |  |
| Telephone |  |  |  |  |
|  | Construction telephone main service line |  | X |  |
|  | Construction telephone line connection to Contractor field office | X |  |  |
|  | Contractor's telephone equipment and system wiring | X |  |  |
| Compressed Air |  |  |  |  |
|  | Construction compressed air source | X |  |  |
|  | Construction compressed air distribution | X |  |  |
| Electrical Power |  |  |  |  |
|  | Construction main power source and maintenance |  | X |  |
|  | Construction power primary distribution system and maintenance |  | X |  |
|  | Construction power Contractor’s distribution system | X |  |  |
|  | Construction power Contractor's distribution system maintenance | X |  |  |
|  | Construction power energy usage payment |  | X |  |
| Construction Lighting |  |  |  |  |
|  | Structures interior temporary lighting and maintenance | X |  |  |
|  | Contractor specific work area temporary lighting and maintenance | X |  |  |
|  | General areas site lighting and maintenance |  | X |  |
|  | Contractor areas site temporary lighting and maintenance | X |  |  |
| Water - potable and non-potable |  |  |  |  |
|  | Construction water source |  | X |  |
|  | Construction water Contractor's distribution and maintenance system | X |  |  |
|  | Construction water usage payment |  | X |  |
|  | Drinking water distribution | X |  |  |
| Heat |  |  |  |  |
|  | Temporary heating facilities/system | X |  |  |
| Sanitary Facilities |  |  |  |  |
|  | Construction primary sanitary facilities and maintenance |  | X |  |
|  | Contractor's structures construction sanitary facilities and maintenance | X |  |  |
| Access Roads |  |  |  |  |
|  | Primary access roads and maintenance |  | X |  |
|  | Contractor specific access roads and maintenance | X |  |  |
|  | Primary access road dust control |  | X |  |
|  | General Work-related dust control | X |  |  |
|  | Provide construction parking area and maintenance |  | X |  |
| Storage Facilities |  |  |  |  |
|  | Onsite lay-down space |  | X |  |
|  | Contractor storage area maintenance | X |  |  |
|  | Construction warehousing | X |  |  |
|  | Tool storage facilities | X |  |  |
|  | Climate controlled storage facilities | X |  |  |
|  | Construction equipment fuelling facilities | X |  |  |
| Security |  |  |  |  |
|  | Overall site security |  | X |  |
|  | Contractor specific areas security | X |  |  |
|  | Overall site security access card and finger print system and materials |  | X |  |
| Medical Facilities |  |  |  |  |
|  | Onsite first aid/medical services |  | X |  |
|  | Project emergency ambulance |  | X |  |
|  | Heliport Area |  | X |  |
| Fire Protection |  |  |  |  |
|  | Construction fire protection – fire extinguishers | X |  |  |
|  | Construction fire protection - stand pipe | X |  |  |
|  | Overall site fire brigade participation | X |  |  |
|  | Construction fire equipment & vehicles |  | X |  |
| Clean up |  |  |  |  |
|  | General refuse offsite disposal |  | X |  |
|  | Contractor general refuse collection and onsite disposal | X |  |  |
|  | Contractor field office cleaning service | X |  |  |
|  | Hazardous waste disposal and clean up / rehabilitation | X |  |  |
| Concrete source |  |  |  |  |
|  | Concrete source | X |  |  |
|  | Concrete usage payment | X |  |  |
|  | Concrete test facilities and testing | X |  |  |
| Scaffolding |  |  |  |  |
|  | Scaffolding supply/erection | X |  |  |
| Welding |  |  |  |  |
|  | Welder testing | X |  |  |
|  | Welder test facilities | X |  |  |
|  | Welding/cutting consumables | X |  |  |
| Railroad |  |  |  |  |
|  | Railroad siding install & maintenance |  |  | None |
| Food Services |  |  |  |  |
|  | Allowed onsite - Yes/No | No | Yes |  |
|  | Canteen |  | X |  |
|  | Canteen fee payment | X |  |  |

All facilities or services not specifically indicated as provided by the Employer in the attached Project Site Facilities and Services Matrix, but required for the Works (including roads, assigned lay-down yard improvements, and access needed by the Contractor in the performance of the Works), shall be provided, maintained and removed when no longer required, by the Contractor. Except as otherwise stated in the Contract, all Contractor provided facilities and services shall be to the satisfaction of the Employer.

The provision or cessation of such Contractor provided facilities or services, and the erection, installation and removal thereof and/or of related equipment, requires the Employer’s approval.

- 5.8.1.2	Areas for Contractor’s Yards and Offices

The Employer has indicated on the drawings the areas assigned to the Contractor for offices and laydown yard. The Contractor may erect temporary offices, stores and other similar structures necessary to carry out the Works on the area at the Project Site allocated to him for this purpose by the Employer.

Any such temporary offices, stores and other similar structures shall be erected to the satisfaction of the Employer. The Contractor shall not be permitted to occupy any other areas on the Project Site. The Contractor’s shall fence the yard area allocated to him with a 1.8m security fence to the satisfaction of the Employer.

The Employer shall clear and roll the ground initially allocated to the Contractor to ensure normal load bearing capacity under reasonably anticipated construction conditions. The Employer shall provide roads from the terrace to the boundary of the Contractor’s yard. The Contractor shall provide all roads within his area and shall, at his own cost, maintain the whole of this area including buildings, offices and other structures. Should the Contractor require additional areas he shall request same, in the form prescribed by the Employer, indicating the additional area/s required. The Employer reserves the right to not provide any additional areas. The Employer shall not, however, be obliged to clear or roll any additional areas allocated to the Contractor.

The Contractor shall submit to the Employer an initial drawing and/or description indicating proposed layout and utilisation of the Contractor's allotted storage areas. The drawing and/or written description shall be kept current, shall indicate the location and description of all stored items under the responsibility of the Contractor, and shall be submitted to the Employer as updates are made.

- 5.8.1.3	Project Site Roads and Parking

The Employer will provide and maintain construction parking and general use roads on the Project Site. A construction parking lot will be located outside the main security fence for Contractor’s Personnel and visitors. Parking facilities will be limited. Contractor’s Personnel and visitors failing to park as directed while using this lot may have their vehicle removed and/or be banned from future use of the lot.

A limited number of Contractor and Sub-Contractor non-construction vehicles will be allowed onto the Project Site. The Employer’s approval and an appropriate permit will be required as authorisation for such vehicles to be brought on to the Project Site.

- 5.8.1.4	Communication Services

The Contractor shall be responsible for his own internet connectivity.

The Employer will provide for an analogue / digital telephone line and connection point in the area assigned for Contractor’s Site office. The Contractor shall provide all wiring, hardware, and equipment from this point to points of use and shall pay all service charges for his use of the telephone system. The number of lines will be determined by the Employer, subject to availability. The Contractor’s application for telephone services shall be made in the form required by the Employer. There is cellular network coverage in the Project Site area. The Contractor shall make his own arrangement for cellular connectivity and shall pay all service charges for his use of the cellular communication network.

The Contractor shall make his own arrangements for radio communication at the Project Site, if required. The installation of radio communication equipment at the Project Site is subject to the approval of the Employer.

- 5.8.1.5	Post Box

A post box for the receipt of external mail will be allocated for the Contractor’s use at the Employer’s Project Site Office. The Employer and the Employer shall be entitled to use this post box for general Project Works correspondence to the Contractor.

- 5.8.1.6	Fire Fighting and Fire Protection

The Contractor shall comply with all applicable Laws and the Project fire protection requirements, as amended from time to time, in respect of fire protection requirements during construction. The Contractor alone shall be responsible for providing adequate fire protection.

Without limitation, the Contractor shall provide adequate fire protection equipment in each warehouse, office, and other temporary structures, and in each work area being occupied to the satisfaction of the Employer. Access to sources of fire water shall be identified and kept open at all times. Suitable fire extinguishers shall be provided in enclosed areas, in areas which are not accessible to fire water, or in areas which may be exposed to fire that cannot be safely extinguished with water. Each fire extinguisher shall be of a type suitable for extinguishing fires that might occur in the area in which it is located. In areas where more than one type of fire might occur, the type of fire extinguisher required in each case shall be provided. Each extinguisher shall be securely placed and maintained in a convenient, clearly identified location for accessibility in the event of fire. The Contractor shall check and service fire extinguishers as required by the applicable Law and standards.

Additionally, where the Works include elevations, the Contractor shall provide a dry firewater standpipe at a convenient location at the Site to which a pump truck (supplied by others) could be connected to provide water at the various upper elevations of the building. Hose connections and hoses shall also be provided at these elevations. Any operation with potential for starting a fire shall include a designated fire watch person.

Only work procedures which minimise fire hazards to the extent practicable shall be used. Combustible debris and waste materials shall be collected and removed from the Project Site each day. Fuels, solvents, and other volatile or flammable materials shall be stored away from the construction and storage areas in correctly marked, safe containers.

Unless specified in the Contract for a particular application, untreated canvas, paper, plastic, and other flammable flexible materials shall not be used on the Project Site for any purpose. Corrugated paper and other flammable packing materials will not be permitted for the storage or handling of materials in any areas where they present a fire hazard. If such flammable materials are on Plant or Materials that arrive at the Project Site, they shall be removed and replaced with an acceptable covering before the Plant or Materials are moved from the Contractor’s yard into working areas.

Acceptable flexible materials for covering in the working areas shall be waterproof and flame resistant.

- 5.8.1.7	Water

The Contractor shall exercise economy in use of the water obtained from the Employer.

Potable water use shall be limited to servicing Project Works related activities requiring potable quality water. The Contractor shall provide, install, maintain, and remove when no longer required all pipes, fixtures, equipment, and metering (if necessary) from the Employer supplied source to the point of Contractor’s use. Pipes shall be placed at least 900 mm underground or as otherwise approved by the Employer and on routes approved by the Employer. Installation shall meet all applicable codes and standards and be to the satisfaction of the Employer at all times.

- 5.8.1.8	Electricity

The Employer will supply electrical power for construction purposes at mini substations established on the Project Site until the issue of the Taking-Over Certificate for the Works or for the last Section (as may be applicable).

Electrical power to the Project Site is provided via a 22kV ring supply as well as a 22kV sub-station. The 22kV ring supply furnishes power to mini substations throughout the Project Site. Prior to furnishing power to the Contractor, a standard “Application for Power” form shall be completed and submitted to the Employer. The request must be made at least 2 (two) weeks prior to power supply being required. Power supply shall only be provided in the following 400V, 3-phase, 4-wire ratings: 20, 40, 63, 80, 100, 225, 250 and 400 amps.

The Contractor shall have indicated his requirements in the Tender. Neither the Employer nor the Employer shall, however, be bound to approve any revised requirements.

The Contractor shall use electricity efficiently in the course of the execution of his Works on the Project Site. There shall be no charge for electricity used for construction purposes, unless the Contractor’s use thereof is unreasonable.

The Contractor shall take all necessary precautions not to damage the construction power supply during performance of the Work. No connection shall be made to the permanent installation of the Kusile Power Station electrical reticulation system without the prior approval of the Employer.

The Employer shall endeavour to provide a safe and reliable power supply with interruptions kept to a minimum. No guarantees of power supply quality are, however, given and power supply interruptions of extended duration may occur without warning.

The Employer shall, where practicable, give reasonable notice of interruption of supply. Planned outages are normally arranged and advised for low activity periods such as a Sundays and limited to 8 hours.  The Employer, however, reserves the right, in case of uncontrollable interruptions, emergency, or when it is not reasonably practicable to give notice, to cut off the supply without warning.

To this end the Contractor shall make arrangements, at his own expense, to guarantee continuity and quality of power for all activities where same is required and shall furthermore be considered to have allowed for all Costs and time for 12 hours of power related interruptions to the Works at the Project Site per rolling 28-day period.

- 5.8.1.9	Sanitation and Sewage

The Employer will provide and operate a sewage treatment plant and general use toilet facilities at the Project Site. Until this plant and toilet facilities are in operation and to supplement Contractor’s remote work areas, the Employer will provide the necessary sanitary facilities for all Contractors. This will include chemical toilets and toilets with holding tanks as needed. Routine maintenance and emptying of these facilities shall be based on the level of usage to assure sanitary and health requirements are met. The Contractor shall provide, maintain, and remove when no longer needed, all pipe, pumps, and hardware to connect the sewage treatment plant to his office facilities from a connection point designated by the Employer. Installations shall be to the satisfaction of the Employer.

- 5.8.1.10	Lighting

The Employer will provide and maintain general use Project Site lighting in the form of pole or mast mounted lighting fixtures. This general use lighting will comprise area lighting at the construction parking area and the Project Site entrance, at the site office areas, immediately outside the Boiler and Turbine houses and near power centres.

No local or Project Works lighting will be provided by the Employer. Accordingly, all temporary local lighting required by the Contractor, including lighting required to comply with the applicable Law, shall be provided by the Contractor at his own expense.

- 5.8.2	Provided by the Contractor

Facilities provided by the Contractor are described in Project Site Facilities & Services Matrix as paragraph 5.8.1.1.

- 5.9	Hook ups to Existing Works

The performance of the Works which affects the Employer's operations, or the systems of Other Project Contractors shall be scheduled to be performed only at times approved by the Employer. The procedure for carrying out work which of necessity interrupts the Employer's operations, or the systems of Other Project Contractors, or imposes abnormal operating conditions on their systems, is subject to the Work Co-ordination Process and the approval of the Employer.

- 5.10	Tests and inspections

- 5.10.1	Description of Tests and Inspections

The Contractor is responsible for providing quality inspections as per the scope requirements and rectifies all defects within agreed time period.

The Contractor shall supply the end of job documentation associated with the services. The end of job documentation consists of the signed off (where applicable) completion forms of acceptance by the Employer.

- 5.10.2	Materials Facilities and Samples for Tests and Inspections

Not Applicable

- 6	List of drawings and Documents

- 6.1	Drawings and Documents issued by the Employer

This is the drawing and documents issued by the Employer at or before the Contract Date and which apply to this contract.

| Drawing number | Revision | Title |
| --- | --- | --- |
| Appendix A 146838-OUYX-S3825 | latest | Site Layout |
| Appendix B |  | List of Potable Water Tanks at Kusile Power Station |
| Appendix C |  | PA/SS Agreement (Section 12.3 only applicable) |
| Appendix D |  | SHE Specification Rev.6 |
| Appendix E |  | 32-136-Contractor Health and Safety Requirements |
| Appendix F |  | 240-77471499 Annexure B Acknowledgement form rev 3 |
| Appendix G |  | Environmental Record of Decision (ROD) and Appeals |
| Appendix H |  | Standard Environmental Specification |
| Appendix I |  | Supplier QM Category 4 – Method Statement Template 240-126469599 (Rev 2) |
| Appendix J |  | Supplier Quality Management Specification (QM58-240-105658000) |
| Appendix K |  | Category 4 List of Tender Returnable Documents 240-12248652 (Rev 7) |
| Appendix L |  | Form A Cat 4 Tender & Contract Quality Requirements for 240-105658000 and Quality Requirements for ISO 9001 Standard - 240-68099512 (Rev 9) |

This total is required by the Employer for budgeting purposes only.  Actual amounts due will be assessed in terms of the conditions of contract.

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 539 1902 www.ecs.co.za

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 086 5391902 or www.ecs.co.za