CNR MOUNTAIN MILL AND EAST LAKE ROAD

WORCESTER

6850

023 346 8000

TERMS OF REFERENCE:

APPOINTMENT OF A SERVICE PROVIDER TO DRAFT AN ECOLOGICAL INFRASTRUCTURE MANAGEMENT PLAN FOR THE H10F and H10G QUATERNARY CATCHMENTS

- BACKGROUND

The Breede-Olifants Catchment Management Agency (BOCMA) is a water management institution that was established in terms of section 78 of the National Water Act 36 of 1998 and is operational in the Breede-Olifants Water Management Area (WMA). BOCMA falls under Schedule 3A of the Public Finance Management Act (PFMA). The BOCMA reports to the Department of Water and Sanitation as part of performing its mandate and complying with the PFMA, National Treasury Regulations and the Public Audit Act.

The BOCMA was established in 2014 (Government Notice 412, 23 May 2014) by extending the boundary and area of operation of the Breede-Overberg Catchment Management Agency in terms of Section 80 of the National Water Act, 1998 (Act No 36 of 1998) (NWA). The BOCMA is a lead agent for water resources management within the Breede-Olifants Water Management Area (BOWMA).

The BOCMA falls within the Western Cape Province. The BOCMA currently has 2 offices and an office will be added in the Berg sub catchment, the main office is based in Worcester and the satellite office is in George area. The BOCMA gives effect to its function to investigate and advise water users on the protection, conservation, management, and control of water resources in a cooperative manner. The BOCMA facilitates cooperative governance of water resources through the linking of National, Provincial and Local Government as well as a host of sector partners and stakeholders.

Water is recognised in the National Water Strategy and the Provincial Strategic Plan as a key enabler for future economic growth and environmental sustainability. The BOCMA  advocates for the adoption of an ecosystem approach which recognises the importance of biodiversity and of maintaining and restoring ecological infrastructure to ensure ecological resilience and ecosystem functioning that ensures supply of water-related ecosystem services with a wide range of benefits to people from the mountain catchment to the coast. Ecological infrastructure refers to naturally functioning ecosystems that deliver valuable services to people. Water-related ecological infrastructure include ecosystems important to the delivery of water services, including but not limited to wetland and river ecosystems, riparian functional zones, and strategic water source areas.

The continued degradation and loss of biodiversity assets and ecological infrastructure within catchments has dire implications for the ability of Catchment Management Agencies (CMAs) to sustainably provide water of a quantity and quality required by users. Investing in ecological infrastructure (through its maintenance and restoration) will help support the provision of water to meet the growing demands for water and increase resilience in the face of climate change, thus enhancing water allocation possibilities over the long term, reducing cost of purification, and even supporting a wider range of economic activities in a catchment. To address this, BOCMA are seeking a service provider to develop a management plan for ecological infrastructure in H10F and H10G quaternary catchments, which are in the upper Breede catchment and thus important to water provisioning downstream.

The Ecological Infrastructure Management Plan (EIMP) is intended to: identify ecological infrastructure important to water security and a resilient catchment; assess direction of change in extent and condition of ecological infrastructure as well as any risks and impacts on ecological infrastructure; prioritise ecological infrastructure for management interventions to support delivery of water-related services (using considerations of the value of ecosystem services provided, cost of interventions and other social, environmental and economic factors agreed to with stakeholders to prioritise); and develop a costed plan with recommended management principles and monitoring protocol to ensure effective and efficient implementation of the EIMP by all role-players, and its integration with other strategies and management plans relevant to these quaternary catchments. This should be developed in close consultation with local stakeholders and role players from BOCMA, DEADP, the Ecological Infrastructure for Water Security (EI4WS) Project, amongst others.

The study will build on the outcomes of previous work done by SANBI, DEA&DP, DOA and other stakeholders (including a range of spatial and non-spatial information) as well as other available literature.

- ASSIGNMENT OBJECTIVE

The BOCMA intends to contract a Service Provider to APPOINTMENT OF A SERVICE PROVIDER TO DEVELOP AN ECOLOGICAL INFRASTRUCTURE MANAGEMENT PLAN FOR THE H10F and H10G QUATERNARY CATCHMENTS.

- SCOPE OF WORK

The service provider should work from the starting point of the Western Cape EIIF; principles and approach for prioritising investment in ecological infrastructure (EI) developed in the EI4WS project; and existing spatial info that SANBI will provide on EI features.  The service provider will link the aforementioned documents with the current available Catchment Strategies (albeit in Draft form), Internal Strategic Perspective (DWS) and other documents.

The appointed service provider will be responsible for the following activities in line with the above scope of work:

  - Identify and locate EI related Literature and Geographical Information.

Ecological infrastructure includes, inter alia, healthy mountain catchments (including strategic water source areas for surface and groundwater), rivers and riparian functional zones, wetlands, aquifers and groundwater recharge areas, and estuaries, and nodes and corridors of natural habitat, which together form a network of interconnected structural elements in the landscape. For the scope of this work, the Service Provider will:

    - Identify different types of Ecological Infrastructure (EI) features in the catchment, learning from existing experience and programmes, and

    - facilitate a process (Inception meeting with the project team) to confirm the EI to be included in the EIMP, clearly identifying the desired benefits and outcomes of their management.

    - Create a “library of documents” that packages readily available information in a way that it is accessible to the CMA.

    - Gather and collate spatial information relevant to EI management in the catchment.

  - Identify gaps in the information gathered.

    - Work in consultation with the BOCMA and SANBI to gather spatial information relevant to EI management in the catchment. This will include spatial information of:

- Spatial extent and condition of EI. (From overlapping studies conducted by other entities)

- Monitoring points (related to monitoring condition of EI, ecosystem functioning or water-related ecosystem service delivery).

- Other aspects relevant to ecological management.

  - Review the existing Provincial and National strategies and plans that relate to EI.

    - List Provincial and National strategies and plans that talks to EI and the management thereof in the H10 quaternary catchments.

    - Consider the management areas of water resources and resource quality objectives contemplated in chapter 3 (NWA 1998) the requirements of the Reserve.

    - Compile a data base of these documents and their relationship to the management of EI (Legislative responsibilities and possible collaborative initiatives towards supporting EIMP from various Departments and stakeholders).

- Inception phase outlining scope and approach, with detailed work plan

Service providers to familiarise themselves with available resources, the intention of an EIMP, the consolidated map of water-related ecological infrastructure, and the principles and approaches to guide EIMP development. A detailed work plan must be drafted, discussed with BOCMA and SANBI, and revised work plan submitted. The expected deliverable is an inception report and work plan. Also part of the inception phase: identify and map relevant role-players and stakeholders for the development of-, implementation of-, and affected by- the EI Management Plan, including historically underserviced and disadvantaged communities. The mapping should identify the level of involvement/impact of each group of role-players and stakeholders and the applicable modes of engagement and communication (BOCMA and EI Coordinator will assist with this).

Outputs:

- Inception report including stakeholder map with detailed work plan

- Clarify mandate and specific objectives for the EIMP

Securing support for a clear mandate for an EIMP development process and the resulting EIMP is critical. There needs to be a robust process to ensure that partners and/or users of the EIMP are on-board with plan development, its role, and the content. Service providers will be expected to review and summarise the policy, legal and institutional frameworks, including the national, provincial and regional, or sectoral implementing institutions and implementation capacity applicable to the Breede River Catchment, including current programmes and activities for the management and monitoring of EI. This should support discussion around and clarification of specific objectives for EI management.

The EIMP requires specific clear objectives that are specifically linked to the water security benefits targeted by the EI4WS project. Robust engagement, both with the BOCMA and SANBI and with key institutional stakeholders is necessary to clarify and refine the objective. Initial thinking is in place, but it is critical that consensus is built on this issue otherwise efficient and focused planning is not possible. There need to be very clear and specific agreed objectives This is absolutely critical, as without clear objectives it is not possible to undertake prioritisation.

This step should involve the service providers familiarising themselves with existing EI prioritisation approaches and principles. Importantly, the key project partners need to be fully engaged in the development of these objectives, as otherwise the resulting priority actions will not be aligned with expectations and will have limited likelihood of implementation. This key step needs to happen early in the process and requires building of consensus. These objectives need to be specially linked to the project objectives of improved water security through EI investments. Although there are links to issues such as hard infrastructure management (e.g., dams or WWTW), the EIMP is not the full catchment management plan and is also not the hard infrastructure plan.

The outputs:

- A report of the initial EIMP Workshop engagement, summarising the agreed objectives for the EIMP.

- Rapid consolidation of key informants for prioritisation of EI for the development of an EIMP

The intention of this step is to locate and gather spatial and non-spatial information that will be relevant to water-related EI management and investment (i.e. to developing an EIMP) and collate this information appropriately in a resource library. It includes consolidation of relevant existing information to support prioritisation of EI to meet the agreed objectives identified in consultation with stakeholders in Step 2. Information includes on water-related ecological infrastructure features, biophysical factors (e.g., hydrology & water quality informants), socio-economic informants (e.g., land use, land tenure, poverty), built infrastructure informants (e.g., catchments of key dam, wastewater attenuation needs) and implementation informants (e.g., implementation areas for an organisation). This step involves facilitating relevant stakeholder engagements in consultation with BOCMA and SANBI to locate and gather information, taking note of any data usage constraints.

Sources of information should include, but are not limited to, any assessments over the last 10 years, including inter alia studies conducted by DWS, DEA&DP, CapeNature, The Nature Conservancy, River Health Programme, River Ecosystem Management Programme, Breede River Environmental Resources Plan, Working on Wetlands, Environmental Flow Requirements, RQO and other monitoring results. In the case of spatial information, data gathered should include relevant metadata documents. A resource library should be kept providing a critical review of the information (e.g. qualifying type of information, scope, resolution, quality, limitations). Potential gaps and limitations identified should be noted with recommendations for improvements.

Importantly, the scope of work does not necessarily require significant new or additional scientific studies or modelling. The data gathering process should focus on expert collation and gathering of information and the value-added interpretation of its implications, rather than intensive additional modelling unless this is explicitly identified as being necessary for the EIMP.

The output:

- A comprehensive resource library noting gaps and recommendations

- Draft prioritisation of EI for management interventions

The EIMP needs to clearly set out: the objectives; the evidence basis for the spatial prioritisation, including the key spatial data and analysis methods; the prioritised EI for initial implementation actions; and the broad budget or resourcing for the prioritised actions (sufficient detail on the EIMP costs is needed, otherwise the plan will have very little chance of implementation). A significant portion of the prioritisation process is around gaining institutional and stakeholder agreement on the priorities. Ideally there needs to be full agreement on priorities, but at the very least key partners need to understand the logic and decision-making process. This is primarily a social/institutional issue.

Essentially it is envisaged that this involves using the information gathered in Step 3, including expert information and social and institutional information gathered in the initial EIMP Workshop to undertake a rapid development of a version 0 EIMP (being the outline of the document and a focus on the priorisation of EI for intervention) for engagement around and agreement on. The intention is not to develop a comprehensive EIMP but rather to set out a very initial version which would be subject to significant stakeholder interrogation and adjustment. This step should be undertaken as quickly as possible.

Outputs:

- Outline of EIMP report and version 0 of prioritisation of EI (maps and other info) to engage around.

- Revised EIMP

Second EIMP engagement workshop to fully interrogate the version 0 EIMP. This should be presented as a working draft where there should be significant room to redirect, adjust and refine.

Based on the outputs of the prioritisation process a subset of the EI in the catchment will be identified for implementation. Importantly, the prioritisation of EI needs to be explicitly linked to the value proposition of investing in EI for water security. Overall, there needs to be a clear picture of:

- EI capacity and flow of ecosystem service benefits.

- Improvements (or at worst averted degradation) of water quality and quantity.

- Benefits and their value, based on best available data and basic modelling.

Outputs:

- Report of second EIMP engagement workshop to interrogate version 0 of the EIMP.

- Draft / revised EIMP that integrates comments and fleshes out the EIMP.

- Finalise EIMP

Finalise the EIMP for the sustainable management, rehabilitation, utilisation, and protection of identified water-related ecological infrastructure in the H10G and H10F quaternary catchments. The EIMP must clearly set out the activities and the applicable institution for their implementation, and indicative budget, timeframe for implementation, and monitoring indicators to track and report progress.

The final plan should include recommendations to ensure effective and efficient implementation of the EIMP by all role-players, and its integration with other strategies and management plans as relevant (e.g. Local Government mechanisms such as IDP and SDF, and utilisation other mechanisms, e.g., River Management and Maintenance Plans).

Outputs:

- Final draft EIMP to review and sign off by BOCMA and SANBI.

- Final EIMP with all associated derived spatial data layers (with metadata).

- DELIVERABLES AND TIMEFRAMES

  - The Service provider must undertake a study, over a maximum of 8 months, beginning as soon as possible to identify and evaluate EI within the H10F and H10G catchment. Deliverables will be in the form of the following:

    - An initial inception report including stakeholder map with detailed work plan

    - A report of the initial EIMP Workshop engagement, summarising the agreed objectives for the EIMP.

    - Outline of EIMP report and version 0 of prioritisation of EI.

    - A Draft Ecological Infrastructure Management Plan (including proposed implementation measures)

    - A Final Ecological Infrastructure Management Plan (Including proposed implementation measures)

- REQUIRED COMPETENCIES, SKILLS, AND EXPERIENCE

  - The Professional Service Provider must be highly qualified with extensive knowledge of integrated water resources management and water services management. In addition, the PSP should possess requisite skills in stakeholder participation and must at least have a minimum of 10 years’ experience within the field of Integrated Water Resources Management.

  - The project team should possess the following skills and experience:

- An extensive knowledge and understanding of all aspects of water resources, water resources management and water services provision in the Breede-Olifants Water Management area.

- In-depth knowledge of the Breede-Olifants Water Management Area, its water resources issues, its main water uses, its stakeholders, and its institutions.

- Extensive understanding of the municipal environment within the Western Cape Province and more specifically within the Breede-Olifants Water Management Area.

- Knowledge and experience of communication at strategic level as well as at local community level.

- The project leader shall have a minimum of 10 years’ experience in project management, of which 7 years shall be within the water sector, managing multi-disciplined teams in integrated water resources projects.

- Excellent inter-personal communication skills and the team members must demonstrate extensive experience at having worked with communities and or local institutions in the Western Cape Province.

- Stakeholder’s engagement and various related processes.

- The team should include a minimum of 3 persons with the following qualifications and experience:

          - A person with at least a master’s degree in Ecology / Zoology / Botany / Environmental Science with a minimum of 6 years post qualification working experience in the ecology of wetland assessment and  experience in report writing.  The ecologist should have gained experience in leading the ecological assessment of river systems (incl wetlands) with an understanding of how to identify riparian habitats and identifying risks / threats to ecological infrastructure.

          - A person with at least a four-year degree in Civil engineering or Hydrology with a minimum of 6 years post qualification working experience in hydrological modelling of water resources, including wetlands. In large catchments.  This hydrologist should have gained experience in leading the hydrological assessment of water landscapes and report writing over this time.

          - GIS & Remote Sensing Specialist with at least a BSc / Diploma in applicable spatial mapping and experience in working with spatial data layers of water related ecological infrastructure.

- REQUIREMENTS OF PROPOSALS

Service Providers interested in this project should submit a concise written proposal that addresses the scope of work and the above requirements and deliverables for undertaking the assignment.

The proposal must include:

- Details of the Service Provider, including relevant skills, experience and track record (project descriptions of previous work), responding to the main requirements and skills and competencies required as outlined above. CVs of individuals assigned to the contract should be attached to the proposal.

- A detailed work plan indicating the approach to be undertaken, including proposed start and completion date; timeframes for activities and deliverables against the approval of which payments will be made.

- A short description of three recent projects of a similar nature to this call, with contact details of the clients. The examples should be within the last three years and demonstrate that the service provider/team was personally responsible for developing, associated with integrating land and water-based activities to manage natural resources.

- A detailed and complete budget for the proposed work, including:

  - The daily rate (VAT incl.) of all members of the service providers’ team. The daily rate should include the cost of all overheads, for example telephone and cell phone costs, stationery and office requirements, hardware and software, internet and data costs etc.

  - Any additional disbursements (VAT incl.) not covered by the daily rate. Travel and accommodation disbursements should NOT be included in the budget and may be claimed separately, in line with BOCMA’s policies and rates. All disbursements must be approved prior to incurring of costs. Travel requirements will be discussed at the inception meeting.

- EVALUATION CRITERIA

The bid will be evaluated and adjudicated on three (3) different levels as follows:

- Phase 1 – Compliance/Mandatory requirements

- Phase 2 – Functional requirements

- Phase 3 – Price and Specific goals as per PPR 202

# Phase 1: Compliance/ mandatory Requirements

# Documents that must be submitted for Compliance/ Mandatory Requirements

ADMINISTRATIVE MANDATORY REQUIREMENTS

The information contained in the Table below is mandatory and will be used in assessing the responsiveness of bidders.  Failure to submit and complete all mandatory information will result in submissions being deemed null and void and shall be considered “non – responsive” and therefore not considered.

| DESCRIPTION | MINIMUM PROOF REQUIRED | TICK SUPPLIED |  |
| --- | --- | --- | --- |
|  |  | YES | No |
| Tax Compliance Status | CSD Tax Compliance Proof of CSD registration number |  |  |
| Completed and signed Compulsory Declaration of Interest Form ANNEXURE 1-6 to be completed, signed and submitted |  |  |  |
| SBD1 | Completed, signed and submitted |  |  |
| SBD 3.3 | Completed, signed and submitted |  |  |
| SBD 4 | Completed, signed and submitted |  |  |
| SBD 6.1 | Completed, signed and submitted |  |  |
| SBD 8 | Completed, signed and submitted |  |  |
| SBD 9 | Completed, signed and submitted |  |  |
| Company profile | Detailed company profile |  |  |
| Declaration of Tenderer Is the form duly completed and signed? | Declaration of Tenderer Is the form duly completed and signed? |  |  |

N.B: Failure of bidders to meet all the above mandatory requirements will result in submissions being deemed null and void and shall be considered “non – responsive” and therefore not considered.

Name of bidder: ___________________________ Bid number: __________ Closing time:___________________ Closing date: __________

OFFER TO BE VALID FOR 60 DAYS FROM THE CLOSING DATE OF BID.

The Bidder is required to indicate, adjacent to each paragraph in the column provided for this purpose, whether the bidder is in compliance with the bid specifications and to what extent by writing “Yes, “No”, or “Noted”. If any comments must be made to the latter, this must be provided on an addendum in which case the bidder must make reference to the relevant specification and attach any documentation, where required.

In the event where a written proposal for the service is included in the bid, an electronic version of such proposal must also be submitted with the bid.

THE Breede-Olifants Catchment Management Agency RETAINS THE RIGHT NOT TO ACCEPT THE LOWEST, HIGHEST OR ANY BID, OR TO ACCEPT PART OR WHOLE OF ANY BID.

TOTAL BID PRICE (in RSA Currency including VAT)                      R_______________

Phase 2:  Functionality Requirements

The evaluation of bidders of functionality will be done in terms of the evaluation criteria as indicated in Table 1 below. Only formal written quotations that meet the minimum threshold of 70 out of 100 points for functionality will proceed to the next stage. The evaluation of functionality will be evaluated in accordance with the functionality criteria below and applicable values.

1 = poor, 2 = average, 3 = good, 4 = very good, and 5 = excellent

A bidder must meet 70 out of 100 on technical mandatory requirements.

Functionality evaluation will be based on the following criteria:

Table 1: Functionality Evaluation Criteria

| Criteria | Weight | Score (1-5) |
| --- | --- | --- |
| Company Experience | 30 |  |
| Team Capabilities | 35 |  |
| Project plan and Methodology | 35 |  |
| TOTAL | 100 |  |
| Minimum Threshold for Functionality | 70 |  |

Phase 3: Price and Specific Goals Evaluation in terms of 80/20 Preference Points System as per PPR 2022

Only quotations that achieve the minimum qualification score of 70 points for functionality will be evaluated further in accordance with the 80/20 preference points system. The method of scoring Financial Proposals and Specific gaols is described in the attached Preference Points Claim document (SBD 6.1).

| Phase 3: Preferential Point System | Points |
| --- | --- |
| Price | 80 |
| Specific Goals | 20 |
| Total | 100 |

- Submit valid proof to claim specific goals where % Black ownership and % black woman ownership will be indicated. Failure to submit proof will not disqualify the service provider but you will not score any points for Specific goals.

- The value of this bid is estimated not to exceed R 50 000 000 (all applicable taxes included) and therefore the 80/20 point system shall be applicable.

This TOR may be downloaded on e-Tender Portal.

One original completed bid document shall be placed in a sealed envelope clearly marked: “APPOINTMENT OF A SERVICE PROVIDER TO DRAFT AN ECOLOGICAL INFRASTRUCTURE MANAGEMENT PLAN FOR THE H10F and H10G QUATERNARY CATCHMENTS

”. The bidder must submit one original completed bid document and four copies of the original bid document.

The closing date and time for the receipt of completed bids is 12 March 2024 before 14h00 noon

Failure to provide any mandatory information required in this Bid will result in the submissions being deemed null and void and shall be considered non-responsive. Respondents must include their Tax Compliance Pin Number and/ or CSD Registration printout with their submissions in order to be considered.

Telegraphic, telexed, facsimiled or e-mail submissions will not be accepted. No late submissions will be considered.

Submission requirements:

Proposals should be submitted enclosed in a sealed envelope marked RFQ: APPOINTMENT OF A SERVICE PROVIDER TO DRAFT AN ECOLOGICAL INFRASTRUCTURE MANAGEMENT PLAN FOR THE H10F and H10G QUATERNARY CATCHMENTS

and deposited into the tender box at the reception of Breede-Olifants Catchment Management Agency offices, Corner of Mountain Mill & East Lake Road

OR

Post it to: Attention: Acting:  Chief Executive Officer, RFQ: APPOINTMENT OF A SERVICE PROVIDER TO DRAFT AN ECOLOGICAL INFRASTRUCTURE MANAGEMENT PLAN FOR THE H10F and H10G QUATERNARY CATCHMENTS; Private Bag X3055, Worcester, 6850

Enquiries should be directed to Ms Elkerine Rossouw (Water Use Specialist) & Ms Aureca Jansen (Finance Officer) / Noxolo Mafanya at 023 346 8000 or erossouw@bocma.co.za; ajansen@bocma.co.za or nmafanya@bocma.co.za

The BOCMA reserves the right not to accept the lowest proposal in part or in whole or any proposal.

# SPECIFIC CONDITIONS

# Respondents should complete all the returnable SCHEDULEs/SBD forms listed below.

# RETURNABLE SCHEDULES

# (All ANNEXUREs must be completed and returned by the Supplier(s) when submitting the bid.)

RETURNABLE SCHEDULE 1: Invitation to Bid (SBD 1)

RETURNABLE SCHEDULE 2: Pricing Schedule (SBD 3.3)

RETURNABLE SCHEDULE 3: Declaration of Interest (SBD 4)

RETURNABLE SCHEDULE 4: Preference Points Claim Form (SBD 6.1)

RETURNABLE SCHEDULE 5: Contract Form (SBD 7.2)

RETURNABLE SCHEDULE 6: Supplier(s)’s Past Supply Chain Management Practices (SBD 8)

RETURNABLE SCHEDULE 7: Certificate of Independent Bid Determination (SBD 9)

# DISQUALIFICATION

(a) It must be stressed that any queries relating to this request must be addressed nmafanya@bocma.co.za ;ajansen@bocma.co.za who are identified as contact persons for this document; Noxolo Mafanya or Ms A Jansen: Supply Chain Management Unit Contact Number: 023 – 346 8000. The queries must be in writing addressed to the above-mentioned officials. The queries must be sent to the above-mentioned officials 09 March 2024

- Respondents are not to communicate in any manner or form whatsoever with members of Breede-Olifants Catchment Management Agency’s personnel about the RFP until the preferred Supplier(s) has been selected and the procurement process completed;

- Respondents are advised that should there be any contact with Breede-Olifants Catchment Management Agency’s staff and the Adjudication Team which could in any way be seen or deemed to constitute a conflict of interest, bribe or otherwise influence the process and the outcome thereof, will result in immediate disqualification;

- Misrepresentation of information presented to the Breede-Olifants Catchment Management Agency, be it on capability statement or empowerment credentials will also lead to disqualification of the respondent.

- PROPOSAL SUBMISSIONS

Closing date for submission of proposals is: 14:00 12 March 2024 Late submission will be disqualified.

Requests for further information on this TOR must be emailed to nmafanya@bocma.co.za or made by telephone on 023 346 8000

RETURNABLE SCHEDULE 1:  INVITATION TO BID  (SBD 1)

# PART A

# INVITATION TO BID

| YOU ARE HEREBY INVITED TO BID FOR REQUIREMENTS OF THE (NAME OF DEPARTMENT/ PUBLIC ENTITY) |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BID NUMBER: |  |  |  | CLOSING DATE: |  | 12 March 2024 |  |  | CLOSING TIME: |  |  | 14;00 pm |
| DESCRIPTION | SERVICE PROVIDER TO UNDERTAKE COMPILING BASELINE INFORMATION GATHERING TO ENABLE THE DEVELOPMENT OF ECOLOGICAL INFRASTRUCTURE MANAGEMENT PLANS FOR THE BREEDE RIVER SUB-CATCHMENT. |  |  |  |  |  |  |  |  |  |  |  |
| BID RESPONSE DOCUMENTS MAY BE DEPOSITED IN THE BID BOX SITUATED AT (STREET ADDRESS) |  |  |  |  |  |  |  |  |  |  |  |  |
| CNR Mountain Mill and East Lake Road;Worcester;6850 |  |  |  |  |  |  |  |  |  |  |  |  |
| BIDDING PROCEDURE ENQUIRIES MAY BE DIRECTED TO |  |  |  |  | TECHNICAL ENQUIRIES MAY BE DIRECTED TO: |  |  |  |  |  |  |  |
| CONTACT PERSON |  |  | Noxolo Mafanya |  | CONTACT PERSON |  |  |  |  |  | Elkerine Rossouw |  |
| TELEPHONE NUMBER |  |  | 023 346 8000 |  | TELEPHONE NUMBER |  |  |  |  |  | 023 346 8000 |  |
| FACSIMILE NUMBER |  |  | n/a |  | FACSIMILE NUMBER |  |  |  |  |  | n/a |  |
| E-MAIL ADDRESS |  |  | nmafanya@bocma.co.za |  | E-MAIL ADDRESS |  |  |  |  |  | erossouw@bocma.co.za |  |
| SUPPLIER INFORMATION |  |  |  |  |  |  |  |  |  |  |  |  |
| NAME OF BIDDER |  |  |  |  |  |  |  |  |  |  |  |  |
| POSTAL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |
| STREET ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |
| TELEPHONE NUMBER |  | CODE |  |  |  | NUMBER |  |  |  |  |  |  |
| CELLPHONE NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |
| FACSIMILE NUMBER |  | CODE |  |  |  | NUMBER |  |  |  |  |  |  |
| E-MAIL ADDRESS |  |  |  |  |  |  |  |  |  |  |  |  |
| VAT REGISTRATION NUMBER |  |  |  |  |  |  |  |  |  |  |  |  |
| SUPPLIER COMPLIANCE STATUS |  | TAX COMPLIANCE SYSTEM PIN: |  |  | OR |  | CENTRAL SUPPLIER DATABASE No: | MAAA |  |  |  |  |
| #### ARE YOU THE ACCREDITED REPRESENTATIVE IN SOUTH AFRICA FOR THE GOODS /SERVICES OFFERED? |  | Yes No [IF YES ENCLOSE PROOF] |  |  | #### ARE YOU A FOREIGN BASED SUPPLIER FOR THE GOODS /SERVICES OFFERED? |  |  |  |  | Yes No [IF YES, ANSWER THE QUESTIONNAIRE BELOW] |  |  |
| QUESTIONNAIRE TO BIDDING FOREIGN SUPPLIERS |  |  |  |  |  |  |  |  |  |  |  |  |
| IS THE ENTITY A RESIDENT OF THE REPUBLIC OF SOUTH AFRICA (RSA)? YES NO DOES THE ENTITY HAVE A BRANCH IN THE RSA? YES NO DOES THE ENTITY HAVE A PERMANENT ESTABLISHMENT IN THE RSA? YES NO DOES THE ENTITY HAVE ANY SOURCE OF INCOME IN THE RSA? YES NO IS THE ENTITY LIABLE IN THE RSA FOR ANY FORM OF TAXATION? YES NO IF THE ANSWER IS “NO” TO ALL OF THE ABOVE, THEN IT IS NOT A REQUIREMENT TO REGISTER FOR A TAX COMPLIANCE STATUS SYSTEM PIN CODE FROM THE SOUTH AFRICAN REVENUE SERVICE (SARS) AND IF NOT REGISTER AS PER 2.3 BELOW. |  |  |  |  |  |  |  |  |  |  |  |  |

# PART B

# TERMS AND CONDITIONS FOR BIDDING

- BID SUBMISSION:

- BIDS MUST BE DELIVERED BY THE STIPULATED TIME TO THE CORRECT ADDRESS. LATE BIDS WILL NOT BE ACCEPTED FOR CONSIDERATION. - ALL BIDS MUST BE SUBMITTED ON THE OFFICIAL FORMS PROVIDED (NOT TO BE RE-TYPED) OR IN THE MANNER PRESCRIBED IN THE BID DOCUMENT. - THIS BID IS SUBJECT TO THE PREFERENTIAL PROCUREMENT POLICY FRAMEWORK ACT, 2000 AND THE PREFERENTIAL PROCUREMENT REGULATIONS, THE GENERAL CONDITIONS OF CONTRACT (GCC) AND, IF APPLICABLE, ANY OTHER SPECIAL CONDITIONS OF CONTRACT. - THE SUCCESSFUL BIDDER WILL BE REQUIRED TO FILL IN AND SIGN A WRITTEN CONTRACT FORM (SBD7).

- TAX COMPLIANCE REQUIREMENTS

- BIDDERS MUST ENSURE COMPLIANCE WITH THEIR TAX OBLIGATIONS. - BIDDERS ARE REQUIRED TO SUBMIT THEIR UNIQUE PERSONAL IDENTIFICATION NUMBER (PIN) ISSUED BY SARS TO ENABLE THE ORGAN OF STATE TO VERIFY THE TAXPAYER’S PROFILE AND TAX STATUS. - APPLICATION FOR TAX COMPLIANCE STATUS (TCS) PIN MAY BE MADE VIA E-FILING THROUGH THE SARS WEBSITE WWW.SARS.GOV.ZA. - BIDDERS MAY ALSO SUBMIT A PRINTED TCS CERTIFICATE TOGETHER WITH THE BID. - IN BIDS WHERE CONSORTIA / JOINT VENTURES / SUB-CONTRACTORS ARE INVOLVED; EACH PARTY MUST SUBMIT A SEPARATE TCS CERTIFICATE / PIN / CSD NUMBER. - WHERE NO TCS PIN IS AVAILABLE BUT THE BIDDER IS REGISTERED ON THE CENTRAL SUPPLIER DATABASE (CSD), A CSD NUMBER MUST BE PROVIDED. - NO BIDS WILL BE CONSIDERED FROM PERSONS IN THE SERVICE OF THE STATE, COMPANIES WITH DIRECTORS WHO ARE PERSONS IN THE SERVICE OF THE STATE, OR CLOSE CORPORATIONS WITH MEMBERS PERSONS IN THE SERVICE OF THE STATE.”

NB: FAILURE TO PROVIDE / OR COMPLY WITH ANY OF THE ABOVE PARTICULARS MAY RENDER THE BID INVALID.

SIGNATURE OF BIDDER:					……………………………………………

CAPACITY UNDER WHICH THIS BID IS SIGNED:		……………………………………………

(Proof of authority must be submitted e.g. company resolution)

DATE:								……………………………

RETURNABLE SCHEDULE 2:  PRICING SCHEDULE (SBD 3.3

RETURNABLE SCHEDULE 3:  DECLARATION OF INTEREST (SBD 4)

- Any legal person, including persons employed by the state¹, or persons having a kinship with persons employed by the state, including a blood relationship, may make an offer or offers in terms of this invitation to bid (includes a price quotation, advertised competitive bid, limited bid or proposal).  In view of possible allegations of favouritism, should the resulting bid, or part thereof, be awarded to persons employed by the state, or to persons connected with or related to them, it is required that the bidder or his/her authorised representative declare his/her position in relation to the evaluating/adjudicating authority where-

-	the bidder is employed by the state; and/or

-	the legal person on whose behalf the bidding document is signed, has a relationship with persons/a person who are/is involved in the evaluation and or adjudication of the bid(s), or where it is known that such a relationship exists between the person or persons for or on whose behalf the declarant acts and persons who are involved with the evaluation and or adjudication of the bid.

- In order to give effect to the above, the following questionnaire must be completed and submitted with the bid.

  - Full Name of bidder or his or her representative:  ………………………………………………………….

  - Identity Number:  …………………………………………………………………………………………………

  - Position occupied in the Company (director, trustee, shareholder²):  ……………………………………..

  - Company Registration Number:  ………………………………………………………………………..…….

  - Tax Reference Number:  ………………………………………………………………………………….………

  - VAT Registration Number:  ………………………………………………………………………………....

    - The names of all directors / trustees / shareholders / members, their individual identity numbers, tax reference numbers and, if applicable, employee / persal numbers must be indicated in paragraph 3 below.

¹“State” means –

(a)	any national or provincial department, national or provincial public entity or constitutional institution within the meaning of the Public Finance Management Act, 1999 (Act No. 1 of 1999);

(b)	any municipality or municipal entity;

I	provincial legislature;

(d)	national Assembly or the national Council of provinces; or

I	Parliament.

²”Shareholder” means a person who owns shares in the company and is actively involved in the management of the enterprise or business and exercises control over the enterprise.

2.7 	Are you or any person connected with the bidder		        	YES / NO

presently employed by the state?

    - If so, furnish the following particulars:

Name of person / director / trustee / shareholder/ member:        ……....………………………………

Name of state institution at which you or the person

connected to the bidder is employed :      		         ………………………………………

Position occupied in the state institution:			        ………………………………………

Any other particulars:

………………………………………………………………

………………………………………………………………

………………………………………………………………

    - If you are presently employed by the state, did you obtain		YES / NO

the appropriate authority to undertake remunerative

work outside employment in the public sector?

      - If yes, did you attached proof of such authority to the bid		YES / NO

document?

(Note: Failure to submit proof of such authority, where

applicable, may result in the disqualification of the bid.

      - If no, furnish reasons for non-submission of such proof:

…………………………………………………………………….

…………………………………………………………………….

…………………………………………………………………….

  - Did you or your spouse, or any of the company’s directors / 		YES / NO

trustees / shareholders / members or their spouses conduct

business with the state in the previous twelve months?

    - If so, furnish particulars:

…………………………………………………………………..

…………………………………………………………………..

…………………………………………………………………...

  - Do you, or any person connected with the bidder, have	YES / NO

any relationship (family, friend, other) with a person

employed by the state and who may be involved with

the evaluation and or adjudication of this bid?

    - If so, furnish particulars.

……………………………………………………………...

…………………………………………………………..….

………………………………………………………………

2.10	Are you, or any person connected with the bidder,			YES/NO

aware of any relationship (family, friend, other) between

any other bidder and any person employed by the state

who may be involved with the evaluation and or adjudication

of this bid?

2.10.1   If so, furnish particulars.

………………………………………………………………

………………………………………………………………

………………………………………………………………

2.11	Do you or any of the directors / trustees / shareholders / members 	YES/NO

of the company have any interest in any other related companies

whether or not they are bidding for this contract?

2.11.1	If so, furnish particulars:

…………………………………………………………………………….

…………………………………………………………………………….

…………………………………………………………………………….

- Full details of directors / trustees / members / shareholders.

| Full Name | Identity Number | Personal Tax Reference Number | State Employee Number / Persal Number |
| --- | --- | --- | --- |

- DECLARATION

I, THE UNDERSIGNED (NAME)………………………………………………………………………

CERTIFY THAT THE INFORMATION FURNISHED IN PARAGRAPHS 2 and 3 ABOVE IS CORRECT.

- I ACCEPT THAT THE STATE MAY REJECT THE BID OR ACT AGAINST ME IN TERMS OF PARAGRAPH 23 OF THE GENERAL CONDITIONS OF CONTRACT SHOULD THIS DECLARATION PROVE TO BE FALSE.

…………………………………..	 ..……………………………………………

Signature	                          Date

………………………………….	………………………………………………

Position 	Name of bidder

RETURNABLE SCHEDULE 4:  PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2022 (SBD 6.1)

# SBD 6.1

PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2022

This preference form must form part of all tenders invited.  It contains general information and serves as a claim form for preference points for specific goals.

NB:	BEFORE COMPLETING THIS FORM, TENDERERS MUST STUDY THE GENERAL CONDITIONS, DEFINITIONS AND DIRECTIVES APPLICABLE IN RESPECT OF THE TENDER AND PREFERENTIAL PROCUREMENT REGULATIONS, 2022

- GENERAL CONDITIONS

  - The following preference point systems are applicable to invitations to tender:

- the 80/20 system for requirements with a Rand value of up to R50 000 000 (all applicable taxes included); and

- the 90/10 system for requirements with a Rand value above R50 000 000 (all applicable taxes included).

  - To be completed by the organ of state

(delete whichever is not applicable for this tender).

- The applicable preference point system for this tender is the 90/10 preference point system.

- The applicable preference point system for this tender is the 80/20 preference point system.

- Either the 90/10 or 80/20 preference point system will be applicable in this tender. The lowest/ highest acceptable tender will be used to determine the accurate system once tenders are received.

  - Points for this tender (even in the case of a tender for income-generating contracts) shall be awarded for:

- Price; and

- Specific Goals.

  - To be completed by the organ of state:

The maximum points for this tender are allocated as follows:

|  | POINTS |
| --- | --- |
| PRICE | 80 |
| SPECIFIC GOALS | 20 |
| Total points for Price and SPECIFIC GOALS | 100 |

  - Failure on the part of a tenderer to submit proof or documentation required in terms of this tender to claim points for specific goals with the tender, will be interpreted to mean that preference points for specific goals are not claimed.

  - The organ of state reserves the right to require of a tenderer, either before a tender is adjudicated or at any time subsequently, to substantiate any claim in regard to preferences, in any manner required by the organ of state.

- DEFINITIONS

- “tender” means a written offer in the form determined by an organ of state in response to an invitation to provide goods or services through price quotations, competitive tendering process or any other method envisaged in legislation;

- “price” means an amount of money tendered for goods or services, and includes all applicable taxes less all unconditional discounts;

- “rand value” means the total estimated value of a contract in Rand, calculated at the time of bid invitation, and includes all applicable taxes;

- “tender for income-generating contracts” means a written offer in the form determined by an organ of state in response to an invitation for the origination of income-generating contracts through any method envisaged in legislation that will result in a legal agreement between the organ of state and a third party that produces revenue for the organ of state, and includes, but is not limited to, leasing and disposal of assets and concession contracts, excluding direct sales and disposal of assets through public auctions; and

- “the Act” means the Preferential Procurement Policy Framework Act, 2000 (Act No. 5 of 2000).

- FORMULAE FOR PROCUREMENT OF GOODS AND SERVICES

  - POINTS AWARDED FOR PRICE

3.1.1   THE 80/20 OR 90/10 PREFERENCE POINT SYSTEMS

A maximum of 80 or 90 points is allocated for price on the following basis:

# 80/20	or	90/10

Ps=801-Pt-PminPmin	or	Ps=901-Pt-PminPmin

Where

Ps	=	Points scored for price of tender under consideration

Pt	=	Price of tender under consideration

Pmin	=	Price of lowest acceptable tender

  - FORMULAE FOR DISPOSAL OR LEASING OF STATE ASSETS AND INCOME GENERATING PROCUREMENT

    - POINTS AWARDED FOR PRICE

A maximum of 80 or 90 points is allocated for price on the following basis:

# 80/20	               or	            90/10

Ps=801+Pt-PmaxPmax	or	Ps=901+Pt-PmaxPmax

Where

Ps	=	Points scored for price of tender under consideration

Pt	=	Price of tender under consideration

Pmax	=	Price of highest acceptable tender

- POINTS AWARDED FOR SPECIFIC GOALS

  - In terms of Regulation 4(2); 5(2); 6(2) and 7(2) of the Preferential Procurement Regulations, preference points must be awarded for specific goals stated in the tender. For the purposes of this tender the tenderer will be allocated points based on the goals stated in table 1 below as may be supported by proof/ documentation stated in the conditions of this tender:

  - In cases where organs of state intend to use Regulation 3(2) of the Regulations, which states that, if it is unclear whether the 80/20 or 90/10 preference point system applies, an organ of state must, in the tender documents, stipulate in the case of—

- an invitation for tender for income-generating contracts, that either the 80/20 or 90/10 preference point system will apply and that the highest acceptable tender will be used to determine the applicable preference point system; or

- any other invitation for tender, that either the 80/20 or 90/10 preference point system will apply and that the lowest acceptable tender will be used to determine the applicable preference point system,

then the organ of state must indicate the points allocated for specific goals for both the 90/10 and 80/20 preference point system.

Table 1: Specific goals for the tender and points claimed are indicated per the table below.

(Note to organs of state: Where either the 90/10 or 80/20 preference point system is applicable, corresponding points must also be indicated as such.

Note to tenderers: The tenderer must indicate how they claim points for each preference point system.)

| The specific goals allocated points in terms of this tender | Number of points allocated (90/10 system) (To be completed by the organ of state) | Number of points allocated (80/20 system) (To be completed by the organ of state) | Number of points claimed (90/10 system) (To be completed by the tenderer) | Number of points claimed (80/20 system) (To be completed by the tenderer) |
| --- | --- | --- | --- | --- |
| 51 % or more black owned |  | 10 |  |  |
| 51% or more black women owned |  | 10 |  |  |
| Less than 51% black owned |  | 5 |  |  |
| Less than 51% black women owned |  | 5 |  |  |
| 0% black owned |  | 0 |  |  |

DECLARATION WITH REGARD TO COMPANY/FIRM

  - Name of company/firm…………………………………………………………………….

  - Company registration number: …………………………………………………………...

  - TYPE OF COMPANY/ FIRM

Partnership/Joint Venture / Consortium

One-person business/sole propriety

Close corporation

Public Company

Personal Liability Company

(Pty) Limited

Non-Profit Company

State Owned Company

[Tick applicable box]

  - I, the undersigned, who is duly authorised to do so on behalf of the company/firm, certify that the points claimed, based on the specific goals as advised in the tender, qualifies the company/ firm for the preference(s) shown and I acknowledge that:

- The information furnished is true and correct;

- The preference points claimed are in accordance with the General Conditions as indicated in paragraph 1 of this form;

- In the event of a contract being awarded as a result of points claimed as shown in paragraphs 1.4 and 4.2, the contractor may be required to furnish documentary proof to the satisfaction of the organ of state that the claims are correct;

- If the specific goals have been claimed or obtained on a fraudulent basis or any of the conditions of contract have not been fulfilled, the organ of state may, in addition to any other remedy it may have –

  - disqualify the person from the tendering process;

  - recover costs, losses or damages it has incurred or suffered as a result of that person’s conduct;

  - cancel the contract and claim any damages which it has suffered as a result of having to make less favourable arrangements due to such cancellation;

  - recommend that the tenderer or contractor, its shareholders and directors, or only the shareholders and directors who acted on a fraudulent basis, be restricted from obtaining business from any organ of state for a period not exceeding 10 years, after the audi alteram partem (hear the other side) rule has been applied; and

  - forward the matter for criminal prosecution, if deemed necessary.

……………………………………….

SIGNATURE(S) OF TENDERER(S)

SURNAME AND NAME:	 ……………………………………………………….

DATE:			………………………………………………………

ADDRESS:		………………………………………………………

………………………………………………………

………………………………………………………

………………………………………………………

# SBD 6.1

-BBEE) Status Level of Contribution

RETURNABLE SCHEDULE 5: CONTRACT FORM (SBD 7.2)

SBD 7.2

# CONTRACT FORM - RENDERING OF SERVICES

THIS FORM MUST BE FILLED IN DUPLICATE BY BOTH THE SERVICE PROVIDER (PART 1) AND THE PURCHASER (PART 2).  BOTH FORMS MUST BE SIGNED IN THE ORIGINAL SO THAT THE SERVICE PROVIDER AND THE PURCHASER WOULD BE IN POSSESSION OF ORIGINALLY SIGNED CONTRACTS FOR THEIR RESPECTIVE RECORDS.

# PART 1 (TO BE FILLED IN BY THE SERVICE PROVIDER)

- I hereby undertake to render services described in the attached bidding documents to (name of the institution)……………………………………. in accordance with the requirements and task directives / proposals specifications stipulated in Bid Number………….……….. at the price/s quoted.  My offer/s remain binding upon me and open for acceptance by the Purchaser during the validity period indicated and calculated from the closing date of the bid .

- The following documents shall be deemed to form and be read and construed as part of this agreement:

- Bidding documents, viz

- Invitation to bid;

- Tax clearance certificate;

- Pricing schedule(s);

- Filled in task directive/proposal;

- Preference claims for Broad Based Black Economic Empowerment Status Level of Contribution  in terms of the Preferential Procurement Regulations 2011;

- Declaration of interest;

- Declaration of bidder’s past SCM practices;

- Certificate of Independent Bid Determination;

- Special Conditions of Contract;

- General Conditions of Contract; and

- Other (specify)

- I confirm that I have satisfied myself as to the correctness and validity of my bid; that the price(s) and rate(s) quoted cover all the services specified in the bidding documents; that the price(s) and rate(s) cover all my obligations and I accept that any mistakes regarding price(s) and rate(s) and calculations will be at my own risk.

- I accept full responsibility for the proper execution and fulfilment of all obligations and conditions devolving on me under this agreement as the principal liable for the due fulfillment of this contract.

- I declare that I have no participation in any collusive practices with any bidder or any other person regarding this or any other bid.

- I confirm that I am duly authorised to sign this contract.

WITNESSES

- …….…………………………….

- ……….………………………….

DATE:	……………………………..

NAME (PRINT)		…………………………….

CAPACITY		…………………………….

SIGNATURE		…………………………….

NAME OF FIRM		…………………………….

DATE			…………………………….

SBD 7.2

CONTRACT FORM - RENDERING OF SERVICES

# PART 2 (TO BE FILLED IN BY THE PURCHASER)

- I……………………………………………. in my capacity as……………………...………………………………..

accept your bid under reference number ………………dated………………………for the rendering of services indicated hereunder and/or further specified in the annexure(s).

- An official order indicating service delivery instructions is forthcoming.

- I undertake to make payment for the services rendered in accordance with the terms and conditions of the contract, within 30 (thirty) days after receipt of an invoice.

| ## DESCRIPTION OF ## SERVICE | PRICE (ALL APPLICABLE TAXES INCLUDED) | COMPLETION DATE | B-BBEE STATUS LEVEL OF CONTRIBUTION | MINIMUM THRESHOLD FOR LOCAL PRODUCTION AND CONTENT (if applicable) |
| --- | --- | --- | --- | --- |

4.	I confirm that I am duly authorised to sign this contract.

SIGNED AT ………………………………………ON………………………………..

NAME (PRINT)	………………………………………….

SIGNATURE		…………………………………………

WITNESSES

- ….…………………………….

- …..…………………………….

DATE:	……………………………..

OFFICIAL STAMP

RETURNABLE SCHEDULE 6: DECLARATION OF SUPPLIER(S)’S PAST SUPPLY CHAIN MANAGEMENT PRACTICES (SBD 8)

- This Standard Bidding Document must form part of all bids invited.

- It serves as a declaration to be used by institutions in ensuring that when goods and services are being procured, all reasonable steps are taken to combat the abuse of the supply chain management system.

- The bid of any bidder may be disregarded if that bidder, or any of its directors have-

  - abused the institution’s supply chain management system;

  - committed fraud or any other improper conduct in relation to such system; or

  - failed to perform on any previous contract.

- In order to give effect to the above, the following questionnaire must be completed and submitted with the bid.

| Item | Question | Yes | No |
| --- | --- | --- | --- |
| 4.1 | Is the bidder or any of its directors listed on the National Treasury’s Database of Restricted Manufacturers as companies or persons prohibited from doing business with the public sector? (Companies or persons who are listed on this Database were informed in writing of this restriction by the Accounting Officer/Authority of the institution that imposed the restriction after the audi alteram partem rule was applied). The Database of Restricted Manufacturers now resides on the National Treasury’s website (www.treasury.gov.za) and can be accessed by clicking on its link at the bottom of the home page. | Yes | No |
| 4.1.1 | If so, furnish particulars: |  |  |
| 4.2 | Is the bidder or any of its directors listed on the Register for Tender Defaulters in terms of section 29 of the Prevention and Combating of Corrupt Activities Act (No 12 of 2004)? The Register for Tender Defaulters can be accessed on the National Treasury’s website (www.treasury.gov.za) by clicking on its link at the bottom of the home page. | Yes | No |
| 4.2.1 | If so, furnish particulars: |  |  |
| 4.3 | Was the bidder or any of its directors convicted by a court of law (including a court outside of the Republic of South Africa) for fraud or corruption during the past five years? | Yes | No |
| 4.3.1 | If so, furnish particulars: |  |  |
| 4.4 | Was any contract between the bidder and any organ of state terminated during the past five years on account of failure to perform on or comply with the contract? | Yes | No |
| 4.4.1 | If so, furnish particulars: |  |  |

SBD 8

CERTIFICATION

I, THE UNDERSIGNED (FULL NAME)…………………………………………………

CERTIFY THAT THE INFORMATION FURNISHED ON THIS DECLARATION FORM IS TRUE AND CORRECT.

I ACCEPT THAT, IN ADDITION TO CANCELLATION OF A CONTRACT, ACTION MAY BE TAKEN AGAINST ME SHOULD THIS DECLARATION PROVE TO BE FALSE.

………………………………………...			…………………………..

Signature 							Date

……………………………………….			…………………………..

Position							Name of Bidder

RETURNABLE SCHEDULE 7: CERTIFICATE OF INDEPENDENT BID DETERMINATION (SBD 9)

- This Standard Bidding Document (SBD) must form part of all bids¹ invited.

2     Section 4 (1) (b) (iii) of the Competition Act No. 89 of 1998, as amended, prohibits an agreement between, or concerted practice by, firms, or a decision by an association of firms, if it is between parties in a horizontal relationship and if it involves collusive bidding (or bid rigging).² Collusive bidding is a pe se prohibition meaning that it cannot be justified under any grounds.

3     Treasury Regulation 16A9 prescribes that accounting officers and accounting authorities

must take all reasonable steps to prevent abuse of the supply chain management

system and authorizes accounting officers and accounting authorities to:

a.    disregard the bid of any bidder if that bidder, or any of its directors have abused the institution’s supply chain management system and or committed fraud or any other improper conduct in relation to such system.

b.    cancel a contract awarded to a Supplier(s) of goods and services if the Supplier(s) committed any corrupt or fraudulent act during the bidding process or the execution of that contract.

4     This SBD serves as a certificate of declaration that would be used by institutions to ensure that, when bids are considered, reasonable steps are taken to prevent any form  of bid-rigging.

5     In order to give effect to the above, the attached Certificate of Bid Determination (SBD 9) must be completed and submitted with the bid:

¹ Includes price quotations, advertised competitive bids, limited bids and proposals.

² Bid rigging (or collusive bidding) occurs when businesses, that would otherwise be expected to compete, secretly conspire to raise prices or lower the quality of goods and / or services for purchasers who wish to acquire goods and / or services through a bidding process. Bid rigging is, therefore, an agreement between competitors not to compete.

SBD 9

SBD 9 :- CERTIFICATE OF INDEPENDENT BID DETERMINATION

I, the undersigned, in submitting the accompanying bid:

________________________________________________________________________

(Bid Number and Description)

in response to the invitation for the bid made by:

______________________________________________________________________________

(Name of Institution)

do hereby make the following statements that I certify to be true and complete in every respect:

I certify, on behalf of:_______________________________________________________that:

(Name of Bidder)

1.  		I have read and I understand the contents of this Certificate;

2. 	I understand that the accompanying bid will be disqualified if this Certificate is found not to be true and complete in every respect;

3. 	I am authorized by the bidder to sign this Certificate, and to submit the accompanying bid, on behalf of the bidder;

4. 	Each person whose signature appears on the accompanying bid has been authorized by the bidder to determine the terms of, and to sign the bid, on behalf of the bidder;

5. 	For the purposes of this Certificate and the accompanying bid, I understand that the word “competitor” shall include any individual or organization, other than the bidder, whether or not affiliated with the bidder, who:

(a) 	has been requested to submit a bid in response to this bid invitation;

(b) 	could potentially submit a bid in response to this bid invitation, based on their qualifications, abilities or experience; and

(c) 	provides the same goods and services as the bidder and/or is in the same line of business as the bidder

6.	The bidder has arrived at the accompanying bid independently from, and without consultation, communication, agreement or arrangement with any competitor. However communication between partners in a joint venture or consortium³ will not be construed as collusive bidding.

7. 	In particular, without limiting the generality of paragraphs 6 above, there has been no consultation, communication, agreement or arrangement with any competitor regarding:

(a)   	 prices;

(b) 	geographical area where product or service will be rendered (market allocation)

(c)	methods, factors or formulas used to calculate prices;

(d) 	the intention or decision to submit or not to submit, a bid;

(e)	the submission of a bid which does not meet the specifications and conditions of the bid; or

(f) 	bidding with the intention not to win the bid.

8.	In addition, there have been no consultations, communications, agreements or arrangements with any competitor regarding the quality, quantity, specifications and conditions or delivery particulars of the products or services to which this bid invitation relates.

- The terms of the accompanying bid have not been, and will not be, disclosed by the bidder, directly or indirectly, to any competitor, prior to the date and time of the official bid opening or of the awarding of the contract.

³ Joint venture or Consortium means an association of persons for the purpose of combining their expertise, property, capital, efforts, skill

and knowledge in an activity for the execution of a contract.

10. 	I am aware that, in addition and without prejudice to any other remedy provided to combat any restrictive practices related to bids and contracts, bids that are suspicious will be reported to the Competition Commission for investigation and possible imposition of administrative penalties in terms of section 59 of the Competition Act No 89 of 1998 and or may be reported to the National Prosecuting Authority (NPA) for criminal investigation and or may be restricted from conducting business with the public sector for a period not exceeding ten (10) years in terms of the Prevention and Combating of Corrupt Activities Act No 12 of 2004 or any other applicable legislation.

…………………………………………………			         …………………………………

Signature 							         Date

…………………………………………………. 			         …………………………………

Position 							         Name of Bidder

Disadvantaged communities refer to those who may be more likely to be adversely affected by the project impacts and/or more limited than others in their ability to take advantage of the projects’ benefits.

Stakeholder engagement, awareness raising, and information disclosure must be conducted throughout the duration of the assignment. Stakeholder engagement and reporting must be conducted in compliance with inter alia the Protection of Personal Information Act (Act 4 of 2013) ("POPI Act"), and any applicable Regulations relating to Disaster Management Act (Act 57 or 2002): Declaration of a National State of Disaster: COVID-19 (coronavirus).