MHLONTLO LOCAL MUNICIPALITY TENDER DOCUMENT FOR UPGRADING TSOLO SERVICE CENTER BID NOTICE NO:UTSC-CS-EC-ML/2021/2022 Issued by: The Municipal Manager MHLONTLO LOCAL MUNICIPALITY P.O. BOX 31 QUMBU 5180 NAME OF TENDERER _________________________________________________________ TOTAL AMOUNT______________________________________________________________ REGISTRATION NUMBER OF ENTITY. B-BBEE STATUS LEVEL CONTRIBUTER. CIDB GRADING CRS NUMBER(S). CIDB GRADING. TAX PIN NUMBER OF ENTITY. CSD NUMBER. Employer: MHLONTLO LOCAL MUNICIPALITY 96 General Mabindla Street QUMBU 5180 Tel: +27(047) 553 7000 Fax; +27(047) 553 0189

RE-TENDER NOTIFICATION

| PROJECT NAME | CIDB | CONTRACT NUMBER | ADVERT DATE | COMPULSORY BRIEFING DATE | CLOSING DATE |
| --- | --- | --- | --- | --- | --- |
| UPGRADING OF TSOLO SERVICE CENTER | 3 GB or Higher | UTSC-CS-EC-ML/2021/2022 | 02 February 2022 | 11 February 2022 10H00 AM at Qumbu town hall. | 23 February 2023 12h00 PM Qumbu Foyer |

Bids are requested from suitable qualified service providers for Upgrading Tsolo Services Centre in Tsolo Town to Mhlontlo Local municipality.

1. Evaluation Criteria

Mhlontlo Local Municipality subscribers to the Broad Based Black Economic Empowerment Act (BBBEEA) Act 53 of 2003, Preferential Procurement Policy Framework Act, 2000(Act 5 of 2000). The 80/20 preference point system shall be applicable during the evaluation and adjudication of this tender.

Received Responsive bids will be evaluated based on the following:

Stage 1- Functionality

Stage 2- Price and preferential points

The 80/20 preference system will be used as per SCM policy, where 80 points will be for price and 20 for BBBEE.

2.  FUNCTIONALITY ASSESSMENT:

| Functional Category & Description | Points Allocation |
| --- | --- |
| Experience on similar job: Company experience in terms of projects completed. The company must attach at least one completion certificate from previous client where they have successfully rendered the same service | 40 |
| Company Experience Company has built 5 similar projects = 40 |  |
| Company has built 3 similar projects = 30 |  |
| Company has built 1 similar project = 10 |  |
| Company has no experience in building construction =0 |  |
| Capacity and Expertise : Company must provide CV(s) of the resources to be deployed on the project as follows: | 30 |
| Project Leader must have Built Environment experience of least 2yrs = 15 |  |
| Foreman/skilled personnel with the relevant experience on the field = 10 |  |
| Company must attach a CV of OHS officer =5 |  |
| No submission = 0 |  |
| Methodology : Company must attach detailed and well programmed methodology on how to | 30 |
| complete the works. = 30 |  |
| Submission with no sound methodology = 15 |  |
| No submission = 0 |  |
| Total | 100 |

NOTE: Only bidders who scored 70% and more on stage 1 to be evaluated further on price evaluation.

3. BIDDERS SHALL TAKE NOTE OF THE FOLLOWING BID CONDITIONS:

Submission of a Certified B-BBEE Verification Certificate from a Verification Agency accredited by the South African Accreditation System (SANAS) or sworn affidavit

CSD Report number

Tax compliance status pin

Proof of Municipal Rates or lease agreement if you are a tenant

JV Agreement must be signed

A Detailed Company Profile (with relevant past experience)

All MBDs must be signed

CIDB GRADING 3GB

Failure to attach the above-mentioned documents will lead to disqualification.

Must be deposited in the tender Box at the Mhlontlo Local Municipality, LG Mabindla Street Qumbu. Faxed or electronic submission of documents will not be accepted.

Mhlontlo Local Municipality reserves the right to withdraw any invitation to tender and/or to re-advertise or to reject any tender or to accept a part of it.

The Municipality does not bind itself to accepting the lowest tender or any tender

4. ENQUIRES

Any queries for further information relating to this advert must be directed to Ms. X.Y Nqatwelwa on 047 553 7036, SCM queries to be forwarded to Ms. B. Jara at 047 553 7042 and Ms X. Nqatyelwa @ 047 553 7000

Ms L.S  Batyi

ACTING MUNICIPAL MANAGER

SCOPE OF SERVICE

The scope of the principal contract includes the following activities: repairing damages on the roof , roof insulation, removal and replacement of the main hall floor tiling and stage floor, removing the existing ceiling and replacing it, painting the internal and external walls, revamping the plumbing and electricity, revamping doors and windows, controlling rainwater, remedial works on damaged plaster and ancillaries.

Roof & Ceiling Repairs

Fixing damaged roof sheeting and insulation.

Demolishing the existing damaged ceiling and replacing accordingly.

Main Hall Floor and Stage Floor

Replacing the existing damaged floor tiling.

Replacing the existing damaged timber stage floor.

Painting

Painting internal and External Walls including office walls.

Doors and Windows

Replace damaged doors and windows and ancillaries as quantified.

Plumbing

Fixing existing plumbing including toilets, showers and kitchens, tiling and ancillaries.

Rain Water Control.

Install Gutters and down pipes in areas where rain water control is problematic

Install Two(2) 5000 Kl water tanks

Electrical Works

Repair damages to electrical works.

Install solar panels and air conditioning to the main Hall.

MBD 1

INVITATION TO BID

YOU ARE HEREBY INVITED TO BID FOR REQUIREMENTS OF THE MHLONTLO LOCAL MUNICIPALITY

BID NUMBER:  UTSC-CS-EC-ML/2021/2022

CLOSING DATE: 23 February 2022

CLOSING TIME: 12:00 pm

DESCRIPTION: UPGRADING TSOLO SERVICE CENTER

The successful bidder will be required to fill in and sign a written Contract Form (MBD 7).

BID DOCUMENTS MAY BE POSTED TO:

MHLONTLO LOCAL MUNICIPALITY

P.O. BOX

QUMBU

5180

OR

DEPOSITED IN THE BID BOX SITUATED AT (STREET ADDRESS)

96 Mabindla Street

Qumbu

5180

Bidders should ensure that bids are delivered timeously to the correct address. If the bid is late, it will not be accepted for consideration.

The bid box is generally open 24 hours a day, 7 days a week.

ALL BIDS MUST BE SUBMITTED ON THE OFFICIAL FORMS – (NOT TO BE RE-TYPED)

THIS BID IS SUBJECT TO THE PREFERENTIAL PROCUREMENT POLICY FRAMEWORK ACT AND THE PREFERENTIAL PROCUREMENT REGULATIONS, 2011, THE GENERAL CONDITIONS OF CONTRACT (GCC) AND, IF APPLICABLE, ANY OTHER SPECIAL CONDITIONS OF CONTRACT

NB:   NO BIDS WILL BE CONSIDERED FROM PERSONS IN THE SERVICE OF THE STATE (as defined in Regulation 1 of the Local Government: Municipal Supply Chain Management Regulations)

THE FOLLOWING PARTICULARS MUST BE FURNISHED (FAILURE TO DO SO MAY RESULT IN YOUR BID BEING DISQUALIFIED)

NAME OF BIDDER…………………………………………………………………………………

POSTAL ADDRESS…………………………………………………………………………….

STREET ADDRESS…………………………………………………………………………………………

TELEPHONE NUMBER	     CODE……………NUMBER…………………………………………………………

CELLPHONE NUMBER…………………………………………………………

FACSIMILE NUMBER	CODE………… .NUMBER…………………………………………………………………………………

E-MAIL ADDRESS…………………………………………………………………………………..

VAT REGISTRATION NUMBER……………………………………………………………………………………

HAS AN ORIGINAL AND VALID TAX CLEARANCE CERTIFICATE BEEN ATTACHED? (MBD 2)		YES/NO

HAS A B-BBEE STATUS LEVEL VERIFICATION CERTIFICATE BEEN SUBMITTED? (MBD 6.1)		YES/NO

IF YES, WHO WAS THE CERTIFICATE ISSUED BY?__________________________________

AN ACCOUNTING OFFICER AS CONTEMPLATED IN THE CLOSE CORPORATION ACT (CCA)			□

A VERIFICATION AGENCY ACCREDITED BY THE SOUITH AFRICAN NATIONAL ACCREDITATION SYSTEM (SANAS)	□

A REGISTERED AUDITOR 											□

(Tick applicable box)

(A B-BBEE STATUS LEVEL VERIFICATION CERTIFICATE MUST BE SUBMITTED IN ORDER TO QUALIFY FOR PREFERENCE POINTS FOR B-BBEE)

ARE YOU THE ACCREDITED REPRESENTATIVE

IN SOUTH AFRICA FOR THE GOODS/SERVICES/WORKS OFFERED ?				YES/NO							(IF YES ENCLOSE PROOF)

SIGNATURE OF BIDDER ……………………………………………………………………

DATE……………………………………………………………………………………………………………

CAPACITY UNDER WHICH THIS BID IS SIGNED	………………………………………

TOTAL BID PRICE……………………………………

TOTAL NUMBER OF ITEMS OFFERED	…………………………………

__________________________________________________________________________________________________

ANY ENQUIRIES REGARDING THE BIDDING PROCEDURE MAY BE DIRECTED TO:

Municipality / Municipal Entity:  Mhlontlo Local Municipality

Department: infrastructure services

Contact Person: MS B JARA (SCM)

Tel: 047 553 7000

Fax: 047 553 0189

ANY ENQUIRIES REGARDING TECHNICAL INFORMATION MAY BE DIRECTED TO:

Contact Person: Ms Y Nqatyelwa

Tel: 047 553 7000

Fax: 047 553 0189

MBD 4

DECLARATION OF INTEREST

1.	No bid will be accepted from persons in the service of the state.

Any person, having a kinship with persons in the service of the state, including a blood relationship, may make an offer or offers in terms of this invitation to bid.  In view of possible allegations of favouritism, should the resulting bid, or part thereof, be awarded to persons connected with or related to persons in service of the state, it is required that the bidder or their authorised representative declare their position in relation to the evaluating/adjudicating authority and/or take an oath declaring his/her interest.

3	In order to give effect to the above, the following questionnaire must be completed and submitted with the bid.

3.1	Full Name:   …………………………………………………………………………

3.2	Identity Number:     …………………………………………………………………

3.3	Company Registration Number:   …………………………………………………

3.4	Tax Reference Number:    …………………………………………………………

3.5	VAT Registration Number:   ………………………………………………………

3.6	Are you presently in the service of the state                                                       YES / NO

3.6.1	If so, furnish particulars.

………………………………………………………………

………………………………………………………………

3.7	Have you been in the service of the state for the past                                         YES / NO

twelve months?

If so, furnish particulars.

………………………………………………………………

………………………………………………………………

3.8	Do you, have any relationship (family, friend, other) with persons              in the service of the state and who may be involved with the evaluation and or adjudication of this bid?

3.8.1	If so, furnish particulars.

………………………………………………………………

……………………………………………………………

3.9	Are you, aware of any relationship (family, friend, other) between  a bidder and any persons in the service of the state who may be involved with the evaluation and or adjudication of this bid?

3.9.1	If so, furnish particulars

3.10	Are any of the company’s directors, managers, principal                                        YES / NO

shareholders or stakeholders in service of the state?

3.10.1	If so, furnish particulars.………………………………………………………………

………………………………………………………………

Are any spouse, child or parent of the company’s directors,                                   YES / NO

managers, principal shareholders or stakeholders in service

of the state?

3.11.1	If so, furnish particulars.………………………………………………………………

………………………………………………………………

CERTIFICATION

I, THE UNDERSIGNED (NAME)     ………………………………………………………………………

CERTIFY THAT THE INFORMATION FURNISHED ON THIS DECLARATION FORM IS CORRECT.

I ACCEPT THAT THE STATE MAY ACT AGAINST ME SHOULD THIS DECLARATION PROVE TO BE

FALSE.

…………………………………..		……………………………………..

Signature	             Date

………………………………….	……………………………………………………………………

Position 	Name of Bidder

MBD 6.1

PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2011

This preference form must form part of all bids invited.  It contains general information and serves as a claim form for preference points for Broad-Based Black Economic Empowerment (B-BBEE) Status Level of Contribution

NB:	BEFORE COMPLETING THIS FORM, BIDDERS MUST STUDY THE GENERAL CONDITIONS, DEFINITIONS AND DIRECTIVES APPLICABLE IN RESPECT OF B-BBEE, AS PRESCRIBED IN THE PREFERENTIAL PROCUREMENT REGULATIONS, 2011.

GENERAL CONDITIONS

The following preference point systems are applicable to all bids:

the 80/20 system for requirements with a Rand value of up to R50 000 000 (all applicable taxes included); and

the 90/10 system for requirements with a Rand value above R50 000 000 (all applicable taxes included).

The value of this bid is estimated to exceed/not exceed R50 000 000 (all applicable taxes included) and therefore the 80/20 system shall be applicable.

Preference points for this bid shall be awarded for:

Price; and

B-BBEE Status Level of Contribution.

1.3.1	The maximum points for this bid are allocated as follows:

POINTS

1.3.1.1	PRICE					…………..

1.3.1.2	B-BBEE STATUS LEVEL OF CONTRIBUTION		…………...

Total points for Price and B-BBEE must not exceed 		100

1.4	Failure on the part of a bidder to fill in and/or to sign this form and submit a B-BBEE Verification Certificate from a Verification Agency  accredited by the South African Accreditation System (SANAS) or a Registered Auditor approved by the Independent Regulatory Board of Auditors (IRBA) or an Accounting Officer as contemplated in the Close Corporation Act (CCA) together with the bid, will be interpreted to mean that preference points for B-BBEE status level of contribution are not claimed.

1.5.	The purchaser reserves the right to require of a bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim in regard to preferences, in any manner required by the purchaser.

2.	DEFINITIONS

2.1  “all applicable taxes” includes value-added tax, pay as you earn, income tax, unemployment         insurance fund contributions and skills development levies;

2.2	 “B-BBEE” means broad-based black economic empowerment as defined in section 1 of the Broad

-Based Black Economic Empowerment Act;

2.3 “B-BBEE status level of contributor” means the B-BBEE status received by a measured   entity based

on its overall performance using the relevant scorecard contained in the Codes of Good Practice on           Black Economic Empowerment, issued in terms of section 9(1) of the Broad-Based Black Economic

Empowerment Act;

2.4“bid” means a written offer in a prescribed or stipulated form in response to an invitation by an

organ of state for the provision of services, works or goods, through price quotations, advertisedcompetitive bidding processes or proposals;

2.5	“Broad-Based Black Economic Empowerment Act” means the Broad-Based Black Economic

Empowerment Act, 2003 (Act No. 53 of 2003);

2.6	“comparative price” means the price after the factors of a non-firm price and all unconditional

discounts that can be utilized have been taken into consideration;

2.7    “consortium or joint venture” means an association of persons for the purpose of combining their expertise, property, capital, efforts, skill and knowledge in an activity for the execution of a contract;

2.8  “contract” means the agreement that results from the acceptance of a bid by an organ of state;

2.9	“EME” means any enterprise with an annual total revenue of R5 million or less.

2.10	“Firm price” means the price that is only subject to adjustments in accordance with the actual increase or decrease resulting from the change, imposition, or abolition of customs or excise duty and any other duty, levy, or tax, which, in terms of the law or regulation, is binding on the contractor and demonstrably has an influence on the price of any supplies, or the rendering costs of any service, for the execution of the contract;

2.11	“functionality” means the measurement according to predetermined norms, as set out in the bid  	documents, of a service or commodity that is designed to be practical and useful, working or operating, taking into account, among other factors, the quality, reliability, viability and durability of a service and the technical capacity and ability of a bidder;

2.12	“non-firm prices” means all prices other than “firm” prices;

2.13	“person” includes a juristic person;

2.14	“rand value” means the total estimated value of a contract in South African currency, calculated at the time of bid invitations, and includes all applicable taxes and excise duties;

2.15	“sub-contract” means the primary contractor’s assigning, leasing, making out work to, or employing, another person to support such primary contractor in the execution of part of a project in terms of the contract;

2.16“total revenue” bears the same meaning assigned to this expression in the Codes of Good

Practice on Black Economic Empowerment, issued in terms of section 9(1) of the Broad-Based

Black Economic Empowerment Act and promulgated in the Government Gazette on 9 February

2007;

2.17	“trust” means the arrangement through which the property of one person is made over or

bequeathed to a trustee to administer such property for the benefit of another person; and

2.18	“trustee” means any person, including the founder of a trust, to whom property is bequeathed in

order for such property to be administered for the benefit of another person.

3.	ADJUDICATION USING A POINT SYSTEM

3.1	The bidder obtaining the highest number of total points will be awarded the contract.

3.2	Preference points shall be calculated after prices have been brought to a comparative basis taking into account all factors of non-firm prices and all unconditional discounts;.

3.3	Points scored must be rounded off to the nearest 2 decimal places.

3.4         In the event that two or more bids have scored equal total points, the successful bid

must be the one scoring the highest number of preference points for B-BBEE.

3.5     However, when functionality is part of the evaluation process and two or more bids    have

scored equal points including equal preference points for B-BBEE, the successful bid must

be the one scoring the highest score for functionality.

3.6          Should two or more bids be equal in all respects, the award shall be decided by the

drawing of lots.

4.	POINTS AWARDED FOR PRICE

4.1	THE 80/20 OR 90/10 PREFERENCE POINT SYSTEMS

A maximum of 80 or 90 points is allocated for price on the following basis:

80/20	or	90/10

or

Where

Ps	=	Points scored for comparative price of bid under consideration

Pt	=	Comparative price of bid under consideration

Pmin	=	Comparative price of lowest acceptable bid

Points awarded for B-BBEE Status Level of Contribution

5.1	In terms of Regulation 5 (2) and 6 (2) of the Preferential Procurement Regulations, preference points must be awarded to a bidder for attaining the B-BBEE status level of contribution in accordance with the table below:

| B-BBEE Status Level of Contributor | Number of points (80/20 system) |
| --- | --- |
| 1 | 20 |
| 2 | 18 |
| 3 | 14 |
| 4 | 12 |
| 5 | 8 |
| 6 | 6 |
| 7 | 4 |
| 8 | 2 |
| Non-compliant contributor | 0 |

5.2	Bidders who qualify as EMEs in terms of the B-BBEE Act must submit a certificate issued by an Accounting Officer as contemplated in the CCA or a Verification Agency accredited by SANAS or a Registered Auditor.  Registered auditors do not need to meet the prerequisite for IRBA’s approval for the purpose of conducting verification and issuing EMEs with B-BBEE Status Level Certificates.

5.3	Bidders other than EMEs must submit their original and valid B-BBEE status level verification certificate or a certified copy thereof, substantiating their B-BBEE rating issued by a Registered Auditor approved by IRBA or a Verification Agency accredited by SANAS.

5.4      A trust, consortium or joint venture, will qualify for points for their B-BBEE status level as a legal entity, provided that the entity submits their B-BBEE status level certificate.

5.5        A trust, consortium or joint venture will qualify for points for their B-BBEE status level as an unincorporated entity, provided that the entity submits their consolidated B-BBEE scorecard as if they were a group structure and that such a consolidated B-BBEE scorecard is prepared for every separate bid.

5.6    Tertiary institutions and public entities will be required to submit their B-BBEE status level certificates in terms of the specialized scorecard contained in the B-BBEE Codes of Good Practice.

5.7     A person will not be awarded points for B-BBEE status level if it is indicated in the bid documents that such a bidder intends sub-contracting more than 25% of the value of the contract to any other enterprise that does not qualify for at least the points that such a bidder qualifies for, unless the intended sub-contractor is an EME that has the capability and ability to execute the sub-contract.

5.8      A person awarded a contract may not sub-contract more than 25% of the value of the contract to any other enterprise that does not have an equal or higher B-BBEE status level than the person concerned, unless the contract is sub-contracted to an EME that has the capability and ability to execute the sub-contract.

6.	BID DECLARATION

6.1     Bidders who claim points in respect of B-BBEE Status Level of Contribution must complete the following:

7.       	B-BBEE STATUS LEVEL OF CONTRIBUTION CLAIMED IN TERMS OF PARAGRAPHS 1.3.1.2 AND 5.1

7.1        B-BBEE Status Level of Contribution:………….      =     ……………(maximum of 20 points)

(Points claimed in respect of paragraph 7.1 must be in accordance with the table reflected in paragraph  5.1 and must be substantiated by means of a B-BBEE certificate issued by a Verification Agency accredited by SANAS or a Sworn Affidavit.

8	SUB-CONTRACTING

8.1  Will any portion of the contract be sub-contracted?             YES / NO (delete which is not applicable)

8.1.1	If yes, indicate:

(i) 	what percentage of the contract will be subcontracted?............……………….…%

(ii) 	the name of the sub-contractor?	…………………………………………………………..

(iii) 	the B-BBEE status level of the sub-contractor?……………..

(iv)	whether the sub-contractor is an EME?		YES / NO (delete which is not applicable)

9	DECLARATION WITH REGARD TO COMPANY/FIRM

9.1	Name of firm					:

9.2	VAT registration number		:

9.3	Company registration number		…………………………………………………………………….					:

9.4	TYPE OF COMPANY/ FIRM

Partnership/Joint Venture / Consortium

One person business/sole propriety

Close corporation

Company

(Pty) Limited

[Tick applicable box]

9.5	DESCRIBE PRINCIPAL BUSINESS ACTIVITIES

…………..

………………

……………..

9.6	COMPANY CLASSIFICATION

Manufacturer

Supplier

Professional service provider

Other service providers, e.g. transporter, etc.

[Tick applicable box]

9.7	MUNICIPAL INFORMATION

Municipality where business is situated	………………………………………………………..

Registered Account Number	…………………………….

Stand Number	……………………………………………….

9.8	TOTAL NUMBER OF YEARS THE COMPANY/FIRM HAS BEEN IN BUSINESS?....................

9.9	I/we, the undersigned, who is / are duly authorised to do so on behalf of the company/firm, certify that the points claimed, based on the B-BBE status level of contribution indicated in paragraph 7 of the foregoing certificate, qualifies the company/ firm for the preference(s) shown and I / we acknowledge that:

(i)	The information furnished is true and correct;

(ii)	The preference points claimed are in accordance with the General Conditions as indicated in paragraph 1 of this form.

(iii)	In the event of a contract being awarded as a result of points claimed as shown in paragraph 7, the contractor may be required to furnish documentary proof to the satisfaction of the purchaser that the claims are correct;

(iv)  If the B-BBEE status level of contribution has been claimed or obtained on a fraudulent basis or any of the conditions of contract have not been fulfilled, the purchaser may, in addition to any other remedy it may have –

(a)	disqualify the person from the bidding process;

(b)	recover costs, losses or damages it has incurred or suffered as a result of that person’s conduct;

(c)	cancel the contract and claim any damages which it has suffered as a result of having to make less favourable arrangements due to such cancellation;

restrict the bidder or contractor, its shareholders and directors, or only the shareholders and directors who acted on a fraudulent basis, from obtaining business from any organ of state for a period not exceeding 10 years, after the audi alteram partem (hear the other side) rule has been applied; and

forward the matter for criminal prosecution

WITNESSES:

………………………………………

SIGNATURE(S)OF BIDDER(S

DATE:………………………………..

………………………………………

ADDRESS:………………………………………...

….…………………………………………………….

……………………………………….

…………….…………………………

MBD 6.2

DECLARATION CERTIFICATE FOR LOCAL PRODUCTION AND CONTENT

This Municipal Bidding Document (MBD) must form part of all bids invited. It contains general information and serves as a declaration form for local content (local production and local content are used interchangeably).

Before completing this declaration, bidders must study the General Conditions, Definitions, Directives applicable in respect of Local Content as prescribed in the Preferential Procurement Regulations, 2011 and  the South African Bureau of Standards (SABS) approved technical specification number SATS 1286:201x.

General Conditions

Preferential Procurement Regulations, 2011 (Regulation 9.(1) and 9.(3) make provision for the promotion of local production and content.

Regulation 9.(1) prescribes that in the case of designated sectors, where in the award of bids local production and content is of critical importance, such bids must be advertised with the specific bidding condition that only locally produced goods, services or works or locally manufactured goods, with a stipulated minimum threshold for local production and content will be considered.

Regulation 9.(3) prescribes that where there is no designated sector, a specific bidding condition may  be included, that only locally produced services, works or goods or locally manufactured goods with a stipulated minimum threshold for local production and content, will be considered.

Where necessary, for bids referred to in paragraphs 1.2 and 1.3 above, a two stage bidding process may be followed, where the first stage involves a minimum threshold for local production and content and the second stage price and B-BBEE.

A person awarded a contract in relation to a designated sector, may not sub-contract in such a manner that the local production and content of the overall value of the contract is reduced to below the stipulated minimum threshold.

The local content (LC) as a percentage of the bid price must be calculated in accordance with the SABS approved technical specification number SATS 1286: 201x as follows:

LC = 1      x 100

Where

x 	imported content

y	bid price excluding value added tax (VAT)

Prices referred to in the determination of x must be converted to Rand (ZAR) by using the exchange rate published by the South African Reserve Bank (SARB) at 12:00 on the date, one week (7 calendar days) prior to the closing date of the bid as required in paragraph 4.1 below.

A bid will be disqualified if:

the bidder fails to achieve the stipulated minimum threshold for local production and content indicated in paragraph 3 below; and.

this declaration certificate is not submitted as part of the bid documentation.

Definitions

“bid” includes advertised competitive bids, written price quotations or proposals;

“bid price” price offered by the bidder, excluding value added tax (VAT);

“contract” means the agreement that results from the acceptance of a bid by an organ of state;

“designated sector” means a sector, sub-sector or industry that has been designated by the Department of Trade and Industry in line with national development and industrial policies for local production, where only locally produced services, works or goods or locally manufactured goods meet the stipulated minimum threshold for local production and content;

“duly sign”means a Declaration Certificate for Local Content that has been signed by the Chief Financial Officer or other legally responsible person nominated in writing by the Chief Executive, or senior member / person with management responsibility(close corporation, partnership or individual).

“imported content” means that portion of the bid price represented by the cost of components, parts or materials which have been or are still to be imported (whether by the supplier or its subcontractors) and which costs are inclusive of the costs abroad, plus freight and other direct importation costs, such as landing costs, dock duties, import duty, sales duty or other similar tax or duty at the South African port of entry;

“local content” means that portion of the bid price which is not included in the imported content, provided that local manufacture does take place;

“stipulated minimum threshold” means that portion of local production and content as determined by the Department of Trade and Industry; and

“sub-contract” means the primary contractor’s assigning, leasing, making out work to, or employing another person to support such primary contractor in the execution of part of a project in terms of the contract.

The stipulated minimum threshold(s) for local production and content  for this bid is/are as follows:

Description of services, works or goods 	    Stipulated minimum threshold

_______________________________			     	_______%

_______________________________				_______%

_______________________________				_______%

Does any portion of the services, works or goods offered

have any imported content?							YES / NO

4.1	 If yes, the rate(s) of exchange to be used in this bid to calculate the local content as prescribed in paragraph 1.6 of the general conditions  must be the rate(s) published by the SARB for the specific currency at 12:00 on the date, one week (7 calendar days) prior to the closing date of the bid.

The relevant rates of exchange information is accessible on www.reservebank.co.za.
Indicate the rate(s )of exchange against the appropriate currency in the table below:

| Currency | Rates of exchange |
| --- | --- |
| US Dollar |  |
| Pound Sterling |  |
| Euro |  |
| Yen |  |
| Other |  |

NB: Bidders must submit proof of the SARB rate (s) of exchange used.

LOCAL CONTENT DECLARATION BY CHIEF FINANCIAL OFFICER OR OTHER LEGALLY RESPONSIBLE PERSON NOMINATED IN WRITING BY THE CHIEF EXECUTIVE OR SENIOR MEMBER/PERSON WITH MANAGEMENT RESPONSIBILITY (CLOSE CORPORATION, PARTNERSHIP OR INDIVIDUAL) IN RESPECT OF BID No. ................................................................................. ISSUED BY: (Procurement Authority / Name of Municipality / Municipal Entity): ......................................................................................................................... NB The obligation to complete, duly sign and submit this declaration cannot be transferred to an external authorized representative, auditor or any other third party acting on behalf of the bidder. I, the undersigned, …………………………….................................................. (full names), do hereby declare, in my capacity as ……………………………………… ……….. of ...............................................................................................................(name of bidder entity), the following: (a) The facts contained herein are within my own personal knowledge. (b) I have satisfied myself that the goods/services/works to be delivered in terms of the above-specified bid comply with the minimum local content requirements as specified in the bid, and as measured in terms of SATS 1286. (c) The local content has been calculated using the formula given in clause 3 of SATS 1286, the rates of exchange indicated in paragraph 4.1 above and the following figures: Bid price, excluding VAT (y); R. Imported content (x); R. Stipulated minimum threshold for Local content (paragraph 3 above). Local content % as calculated in terms of SATS 1286. If the bid is for more than one product, a schedule of the local content by product shall be attached. (d) I accept that the Procurement Authority / Municipality /Municipal Entity has the right to request that the local content be verified in terms of the requirements of SATS 1286. (e) I understand that the awarding of the bid is dependent on the accuracy of the information furnished in this application. I also understand that the submission of incorrect data, or data that are not verifiable as described in SATS 1286, may result in the Procurement Authority / Municipal / Municipal Entity imposing any or all of the remedies as provided for in Regulation 13 of the Preferential Procurement Regulations, 2011 promulgated under the Policy Framework Act (PPPFA), 2000 (Act No. 5 of 2000). SIGNATURE: DATE: ___________ WITNESS No. 1 DATE: ___________ WITNESS No. 2 DATE: ___________

MBD 8

DECLARATION OF BIDDER’S PAST SUPPLY CHAIN MANAGEMENT PRACTICES

This Municipal Bidding Document must form part of all bids invited.

It serves as a declaration to be used by municipalities and municipal entities in ensuring that when goods and services are being procured, all reasonable steps are taken to combat the abuse of the supply chain management system.

The bid of any bidder may be rejected if that bidder, or any of its directors have:

abused the municipality’s / municipal entity’s supply chain management system or committed any improper conduct in relation to such system;

been convicted for fraud or corruption during the past five years;

willfully neglected, reneged on or failed to comply with any government, municipal or other public sector contract during the past five years; or

been listed in the Register for Tender Defaulters in terms of section 29 of the Prevention and Combating of Corrupt Activities Act (No 12 of 2004).

In order to give effect to the above, the following questionnaire must be completed and submitted with the bid.

| Item | Question | Yes | No |
| --- | --- | --- | --- |
| 4.1 | Is the bidder or any of its directors listed on the National Treasury’s Database of Restricted Suppliers as companies or persons prohibited from doing business with the public sector? (Companies or persons who are listed on this Database were informed in writing of this restriction by the Accounting Officer/Authority of the institution that imposed the restriction after the audi alteram partem rule was applied). The Database of Restricted Suppliers now resides on the National Treasury’s website(www.treasury.gov.za) and can be accessed by clicking on its link at the bottom of the home page. | Yes | No |
| 4.1.1 | If so, furnish particulars: |  |  |
| 4.2 | Is the bidder or any of its directors listed on the Register for Tender Defaulters in terms of section 29 of the Prevention and Combating of Corrupt Activities Act (No 12 of 2004)? The Register for Tender Defaulters can be accessed on the National Treasury’s website (www.treasury.gov.za) by clicking on its link at the bottom of the home page. | Yes | No |
| 4.2.1 | If so, furnish particulars: |  |  |
| 4.3 | Was the bidder or any of its directors convicted by a court of law (including a court of law outside the Republic of South Africa) for fraud or corruption during the past five years? | Yes | No |
| 4.3.1 | If so, furnish particulars: |  |  |
| Item | Question | Yes | No |
| 4.4 | Does the bidder or any of its directors owe any municipal rates and taxes or municipal charges to the municipality / municipal entity, or to any other municipality / municipal entity, that is in arrears for more than three months? | Yes | No |
| 4.4.1 | If so, furnish particulars: |  |  |
| 4.5 | Was any contract between the bidder and the municipality / municipal entity or any other organ of state terminated during the past five years on account of failure to perform on or comply with the contract? | Yes | No |
| 4.7.1 | If so, furnish particulars: |  |  |

CERTIFICATION

I, THE UNDERSIGNED (FULL NAME)  …………..……………………………..……

CERTIFY THAT THE INFORMATION FURNISHED ON THIS

DECLARATION FORM TRUE AND CORRECT.

I ACCEPT THAT, IN ADDITION TO CANCELLATION OF A CONTRACT, ACTION MAY BE TAKEN AGAINST ME SHOULD THIS DECLARATION PROVE TO BE FALSE.

………………………………………...			…………………………..

Signature 						Date

……………………………………….			…………………………..

Position					Name of Bidder

MBD 9

CERTIFICATE OF INDEPENDENT BID DETERMINATION

1	This Municipal Bidding Document (MBD) must form part of all bids¹ invited.

2	Section 4 (1) (b) (iii) of the Competition Act No. 89 of 1998, as amended, prohibits an agreement between, or concerted practice by, firms, or a decision by an association of firms, if it is between parties in a horizontal relationship and if it involves collusive bidding (or bid rigging).² Collusive bidding is a pe se prohibition meaning that it cannot be justified under any grounds.

3	Municipal Supply Regulation 38 (1) prescribes that a supply chain management policy must provide measures for the combating of abuse of the supply chain management system, and must enable the accounting officer, among others, to:

a.	take all reasonable steps to prevent such abuse;

b.	reject the bid of any bidder if that bidder or any of its directors has abused the supply chain management system of the municipality or municipal entity or has committed any improper conduct in relation to such system; and

c.	cancel a contract awarded to a person if the person committed any corrupt or fraudulent act during the bidding process or the execution of the contract.

This MBD serves as a certificate of declaration that would be used by institutions to ensure that, when bids are considered, reasonable steps are taken to prevent any form of bid-rigging.

In order to give effect to the above, the attached Certificate of Bid Determination (MBD 9) must be completed and submitted with the bid:

¹ Includes price quotations, advertised competitive bids, limited bids and proposals.

² Bid rigging (or collusive bidding) occurs when businesses, that would otherwise be expected to compete, secretly conspire to raise prices or lower the quality of goods and / or services for purchasers who wish to acquire goods and / or services through a bidding process.  Bid rigging is, therefore, an agreement between competitors not to compete.

MBD 9

CERTIFICATE OF INDEPENDENT BID DETERMINATION

I, the undersigned, in submitting the accompanying bid:

________________________________________________________________________

(Bid Number and Description)

in response to the invitation for the bid made by:

__________________________________________________________________________

(Name of Municipality / Municipal Entity)

do hereby make the following statements that I certify to be true and complete in every respect:

I certify, on behalf of:_______________________________________________________that:

(Name of Bidder)

I have read and I understand the contents of this Certificate;

I understand that the accompanying bid will be disqualified if this Certificate is found not to be true and complete in every respect;

I am authorized by the bidder to sign this Certificate, and to submit the accompanying bid, on behalf of the bidder;

Each person whose signature appears on the accompanying bid has been authorized by the bidder to determine the terms of, and to sign, the bid, on behalf of the bidder;

For the purposes of this Certificate and the accompanying bid, I understand that the word “competitor” shall include any individual or organization, other than the bidder, whether or not affiliated with the bidder, who:

(a) 	has been requested to submit a bid in response to this bid invitation;

(b) 	could potentially submit a bid in response to this bid invitation, based on their qualifications, abilities or experience; and

(c)	provides the same goods and services as the bidder and/or is in the same line of business as the bidder

MBD 9

The bidder has arrived at the accompanying bid independently from, and without consultation, communication, agreement or arrangement with any competitor. However communication between partners in a joint venture or consortium³ will not be construed as collusive bidding.

In particular, without limiting the generality of paragraphs 6 above, there has been no consultation, communication, agreement or arrangement with any competitor regarding:

prices;

geographical area where product or service will be rendered (market allocation)

(c) 	methods, factors or formulas used to calculate prices;

(d)	 the intention or decision to submit or not to submit, a bid;

(e)	 the submission of a bid which does not meet the specifications and conditions of the bid; or

(f)        bidding with the intention not to win the bid.

In addition, there have been no consultations, communications, agreements or arrangements with any competitor regarding the quality, quantity, specifications and conditions or delivery particulars of the products or services to which this bid invitation relates.

The terms of the accompanying bid have not been, and will not be, disclosed by the bidder, directly or indirectly, to any competitor, prior to the date and time of the official bid opening or of the awarding of the contract.

³ Joint venture or Consortium means an association of persons for the purpose of combining their expertise, property, capital, efforts, skill and knowledge in an activity for the execution of a contract.

MBD 9

I am aware that, in addition and without prejudice to any other remedy provided to combat any restrictive practices related to bids and contracts, bids that are suspicious will be reported to the Competition Commission for investigation and possible imposition of administrative penalties in terms of section 59 of the Competition Act No 89 of 1998 and or may be reported to the National Prosecuting Authority (NPA) for criminal investigation and or may be restricted from conducting business with the public sector for a period not exceeding ten (10) years in terms of the Prevention and Combating of Corrupt Activities Act  No 12 of 2004 or any other applicable legislation.

……………………………………		     ……………………………

Signature							Date

…………………………………….			…………………………………

Position 								Name of Bidder

PART C1

AGREEMENT AND CONTRACT DATA

C1.1	FORM OF OFFER AND ACCEPTANCE

OFFER

The Employer, identified in the acceptance signature block, has solicited offers to enter into a contract for the procurement of:

PROJECT NAME: UPGRADING OF TSOLO SERVICE CENTER.

The tenderer, identified in the offer signature block, has examined the documents listed in the Tender Data and addenda thereto as listed in the returnable schedules, and by submitting this offer has accepted the conditions of tender.

By the representative of the tenderer, deemed to be duly authorized, signing this part of this form of offer and acceptance, the tenderer offers to perform all of the obligations and liabilities of the contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the Conditions of Contract identified in the Contract Data.

THE OFFERED TOTAL OF THE PRICES INCLUSIVE OF VALUE ADDED TAX IS:

………………………………………………………………………………………………………………………

…………………………………………………………………………………………………Rands (in words);

R……………………………………………………… (in figures)

This offer may be accepted by the Employer by signing the acceptance part of this form of offer and acceptance and returning one copy of this document to the tenderer before the end of the period of validity stated in the Tender Data, whereupon the tenderer becomes the party named as the contractor in the Conditions of Contract identified in the Contract Data.

Signature	…………………………………………………

Date………………………………………………………………

Name	………………………………………………………….

Capacity…………………………………………………………

FOR THE TENDERER

(Name and address of organization)	………………………………………………………………………

Name and signature of witness	………………………………………………………………………

ACCEPTANCE

By signing this part of this form of offer and acceptance, the Employer identified below accepts the tenderer’s offer.  In consideration thereof, the Employer shall pay the contractor the amount due in accordance with the Conditions of Contract identified in the Contract Data.  Acceptance of the tenderer’s offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in:

Part C1:		Agreements and Contract Data, (which includes this agreement)

Part C2:		Pricing data

Part C3:		Scope of work.

Part C4:		Site information

Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto as listed in the tender schedules as well as any changes to the terms of the offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the schedule of deviations attached to and forming part of this agreement.  No amendments to or deviations from said documents are valid unless contained in this schedule.

The tenderer shall within two weeks after receiving a completed copy of this agreement, including the schedule of deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the Conditions of Contract identified in the Contract Data. Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed original copy of this document, including the schedule of deviations (if any).  Unless the tenderer (now contractor) within five working days of the date of such receipt notifies the Employer in writing of any reason why he cannot accept the contents of this agreement, this agreement shall constitute a binding contract between the parties.

Signature	……………………………………….	Date	………………………………………….

Name		……………………………………….

Capacity	……………………………………….

FOR THE EMPLOYER

Name and signature of witness	…………………………………………

Date ……………………….

Schedule of Deviations (To be filled in if there are any Deviations or Alternatives accepted)

Subject	: _____________________________________________________________________

Details	: _____________________________________________________________________

______________________________________________________________________

______________________________________________________________________

Subject	: _____________________________________________________________________

Details	: _____________________________________________________________________

______________________________________________________________________

______________________________________________________________________

Subject	: _____________________________________________________________________

Details	: _____________________________________________________________________

______________________________________________________________________

______________________________________________________________________

Subject	: _____________________________________________________________________

Details	: _____________________________________________________________________

______________________________________________________________________

______________________________________________________________________

Subject	: _____________________________________________________________________

Details	: _____________________________________________________________________

______________________________________________________________________

______________________________________________________________________

By the duly authorised representatives signing this agreement, the Employer and the tenderer agree to and accept the foregoing schedule of deviations as the only deviations from and amendments to the documents listed in the Tender Data and addenda thereto as listed in the tender schedules, as well as any confirmation, clarification or changes to the terms of the offer agreed by the tenderer and the Employer during this process of offer and acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Agreement shall have any meaning or effect in the contract between the parties arising from this agreement.

(To be signed only if there are any Deviations listed above)

Signature	……………………………………………….	Date	……………………………………

Name		……………………………………………….

Capacity	……………………………………………….

FOR THE TENDERER

(Name and address of organization)	………………………………………………………………………….

Name and signature of witness		………………………………………………………………………….

…………………………………………………………………………..

Date					………………………………………………………………………….

Signature				………………………………………………………………………......

Date					………………………………………………………………………….

Name					………………………………………………………………………….

Capacity				………………………………………………………………………….

FOR THE EMPLOYER

Name and signature of witness		………………………………………………………………………….

…………………………………………………………………………..

Date					………………………………………………………………………….

C1.2	CONTRACT DATA

The General Conditions of Contract for Construction Works (2015) published by the South African Institution of Civil Engineering, Second Edition, print 3.1, is applicable to this contract.

Copies of these General Conditions of Contract may be obtained from the South African Institution of Civil Engineering:

Block 19, Thornhill Office Park

Bekker Street, Vorna Valley,

Midrand.

Private Bag X200,

Halfway House. 1685

Tel:	011-805 5947

Fax:	011-805 5971

C1.2.1	Contract Specific Data.

The contract is a re measurable contract.

The following contracts data are applicable to this contract:

| REFERENCE TO: | CLAUSE. | DATA |
| --- | --- | --- |
| Contractor. | 1.1.1.9 | To be appointed by Mhlontlo Local Municipality |
| Employer. | 1.1.1.15 | Mhlontlo Local Municipality |
| Year End break |  | 20 December 2021 to 05 January 2022 |
| Contract Cessions | 5.1 | Contract Cessions will be approved by the Employer on this Project |
| Sub-Contracting | 4.4 | A portion of contract value may be sublet to non HDI if contract has been obtained with HDI points |
| Contract Guarantee | 6.2.3 | Within 14 days after appointment letter has been issued. |
| Commencement of Works | 5.3.1 | Within 28 days of Appointment Date |
| Programme of Works | 5.6.1 | Within 14 days of Commencement Date |
| Insurances | 8.6.1 | Construction Insurance equal to Contract amount should be submitted within 28 days of appointment |
| Limit of indemnity | 8.4.2 | Claims unlimited |
| Other Insurances | 8.6.1.3 | Liability Insurances |
| Daywork percentages | 6.5.1.1 | 15% |

Bidders must also not that the appointed bidder shall undergo the performance assessment during the project implementation period. Performance reviews shall be conducted by the employer representative, the bidder shall be obliged to avail its representative for the process.

| REFERENCE TO: | CLAUSE. | DATA |
| --- | --- | --- |
| Special non-working days | 5.1.1.1 | All public holidays including Clause 5.8.2 |
| Time for Completion | 5.6.2.1 | 5 months from Commencement Date EXCLUDING YEAR END BREAK |
| Penalty for Delay | 5.13.1 | 1% of the total contract value per day |
| Contract Price Adjustment | 6.8.2 | Not Applicable |
| Special Materials | 6.9.1 6.9.2 | See Attached Schedule |
| Materials on Site | 6.9.1 6.9.2 | 80% |
| Retention Money | 6.10.5 | 10% of the Contract amount |
| Retention Guarantee | 6.10.3 | A Retention Guarantee is compulsory for the defects liability period |
| Defects Liability Period | 7.8.1 | 06 Months |
| Dispute Resolution | 10.5.1, 10.5.3 | Adjudication, Arbitration and the Court will be acceptable dispute resolution mechanisms |

………………………………………				………………………………………….

Signature							Date

………………………………………….				………………………………………….

Position								Name of bidder

C1.2.2	Data provided by the Contractor

Clause 46.3 of the GCC:

| Special Materials | Unit on which variation will be determined* | Price (ex-factory) for the base month (exc. Vat)** |
| --- | --- | --- |

Notes:

*	Indicate whether the material will be delivered in bulk or in containers.

**	The price for special materials is only the price for the material ex-factory and does not include the cost of transport, labour or any other costs.  When called upon to do so, the tenderer shall substantiate the above prices with acceptable documentary evidence for the base month and the month in which the increase is claimed.

……………………………………..				………………………………………….

Signature						Date

…………………………………………				………………………………………….

Position							Name of bidder

C1.2.3.	EPWP specific Conditions of Contract.

NOTE THAT THIS PROJECT HAS NOT BEEN REGISTERED AS AN EPWP PROJECT, BUT WILL BE EXECUTED ACCORDING TO THE EPWP PRINCIPLES.

Payment for the labour-intensive component of the works

Payment for works identified in the Scope of Work as being labour-intensive shall only be made in accordance with the provisions of the Contract if the works are constructed strictly in accordance with the provisions of the Scope of Work. Any non-payment for such works shall not relieve the Contractor in any way from his obligations either in contract or in delict.

Applicable labour laws

The Ministerial Determination, Extended Public Works Programmes, issued in terms of the Basic Conditions of Employment Act of 1997 by the Minister of Labour in Government Notice N° R63 of 25 January 2002, as reproduced below, shall apply to works described in the scope of work as being labour intensive and which are undertaken by unskilled or semi-skilled workers.

Introduction

This document contains the standard terms and conditions for workers employed in elementary occupations on an Extended Public Works Programme (EPWP). These terms and conditions do NOT apply to persons employed in the supervision and management of an EPWP.

In this document –

(a) 	"Department" means any department of the State, implementing agent or contractor;

(b) 	"employer" means any department, implementing agency or contractor that hires workers to work in elementary occupations on an EPWP.

(c) 	"Worker" means any person working in an elementary occupation on an EPWP;

(d) 	Elementary occupation" means any occupation involving unskilled or semi-skilled work;

(e) 	"Management" means any person employed by a department or implementing agency to administer or execute an EPWP;

(f) 	"Task" means a fixed quantity of work;

(g) 	"task-based work" means work in which a worker is paid a fixed rate for performing a task;

(h) 	"task-rated worker" means a worker paid on the basis of the number of tasks completed;

(i) 	"time-rated worker" means a worker paid on the basis of the length of time worked.

Terms of Work

2.1 	Workers on an EPWP are employed on a temporary basis.

2.2 	A worker may NOT be employed for longer than 24 months in any five-year cycle on an EPWP

2.3 	Employment on an EPWP does not qualify as employment as a contributor for the purposes of the Unemployment Insurance Act 30 of 1966.

3. 	Normal Hours of Work

3.1 	An employer may not set tasks or hours of work that require a worker to work–

(a) 	More than forty hours in any week

(b) 	On more than five days in any week; and

(c) 	For more than eight hours on any day.

3.2 	An employer and worker may agree that a worker will work four days per week. The worker may then work up to ten hours per day.

3.3 	A task-rated worker may not work more than a total of 55 hours in any week to complete the tasks allocated (based on a 40-hour week) to that worker.

4	Meal Breaks

4.1	A worker may not work for more than five hours without taking a meal break of at least thirty minutes’ duration.

4.2	An employer and worker may agree on longer meal breaks.

4.3	A worker may not work during a meal break. However, an employer may require a worker to perform duties during a meal break if those duties cannot be left unattended and cannot be performed by another worker. An employer must take reasonable steps to ensure that a worker is relieved of his or her duties during the meal break.

4.4 	A worker is not entitled to payment for the period of a meal break. However, a worker who is paid on the basis of time worked must be paid if the worker is required to work or to be available for work during the meal break.

7

5	Special Conditions for Security Guards

5.1 	A security guard may work up to 55 hours per week and up to eleven hours per day.

5.2 	A security guard who works more than ten hours per day must have a meal break of at least one hour or two breaks of at least 30 minutes each.

6	Daily Rest Period

Every worker is entitled to a daily rest period of at least eight consecutive hours. The daily rest period is measured from the time the worker ends work on one day until the time the worker starts work on the next day.

7	Weekly Rest Period

Every worker must have two days off every week. A worker may only work on their day off to perform work which must be done without delay and cannot be performed by workers during their ordinary hours of work ("emergency work").

8	Work on Sundays and Public Holidays

8.1 	A worker may only work on a Sunday or public holiday to perform emergency or security work.

8.2 	Work on Sundays is paid at the ordinary rate of pay.

8.3 	A task-rated worker who works on a public holiday must be paid –

(a)	The worker’s daily task rate, if the worker works for less than four hours;

(b)	Double the worker’s daily task rate, if the worker works for more than four hours.

8.4	A time-rated worker who works on a public holiday must be paid –

(a)	The worker’s daily rate of pay, if the worker works for less than four hours on the public holiday

(b)	Double the worker’s daily rate of pay, if the worker works for more than four hours on the public holiday.

9	Sick Leave

9.1	Only workers who work four or more days per week have the right to claim sick pay in terms of this clause.

9.2	A worker who is unable to work on account of illness or injury is entitled to claim one day’s paid sick leave for every full month that the worker has worked in terms of a contract.

9.3 	A worker may accumulate a maximum of twelve days’ sick leave in a year.

9.4 	Accumulated sick-leave may not be transferred from one contract to another contract.

9.5 	An employer must pay a task-rated worker the worker’s daily task rate for a day’s sick leave.

9.6 	An employer must pay a time-rated worker the worker’s daily rate of pay for a day’s sick leave.

9.7 	An employer must pay a worker sick pay on the worker’s usual payday.

9.8 	Before paying sick-pay, an employer may require a worker to produce a certificate stating that the

worker was unable to work on account of sickness or injury if the worker is –

(a)	Absent from work for more than two consecutive days; or

(b)	Absent from work on more than two occasions in any eight-week period.

8

9.9 	A medical certificate must be issued and signed by a medical practitioner, a qualified nurse or a clinic staff member authorised to issue medical certificates indicating the duration and reason for incapacity.

9.10	A worker is not entitled to paid sick-leave for a work-related injury or occupational disease for which the worker can claim compensation under the Compensation for Occupational Injuries and Diseases Act.

10	Maternity Leave

10.1	A worker may take up to four consecutive months’ unpaid maternity leave.

10.2	A worker is not entitled to any payment or employment-related benefits during maternity leave.

10.3	A worker must give her employer reasonable notice of when she will start maternity leave and when she will return to work.

10.4	A worker is not required to take the full period of maternity leave. However, a worker may not work for four weeks before the expected date of birth of her child or for six weeks after the birth of her child, unless a medical practitioner, midwife or qualified nurse certifies that she is fit to do so.

10.5 	A worker may begin maternity leave –

four weeks before the expected date of birth; or

(b)	On an earlier date –

(i)	If a medical practitioner, midwife or certified nurse certifies that it is necessary for the health of the worker or that of her unborn child; or

(ii)	If agreed to between employer and worker; or

(c) 	On a later date, if a medical practitioner, midwife or certified nurse has certified that the worker is able to continue to work without endangering her health.

10.6 	A worker who has a miscarriage during the third trimester of pregnancy or bears a stillborn child may take maternity leave for up to six weeks after the miscarriage or stillbirth.

10.7 	A worker who returns to work after maternity leave has the right to start a new cycle of twenty-four months’ employment, unless the EPWP on which she was employed has ended.

11	Family responsibility leave

11.1	Workers, who work for at least four days per week, are entitled to three days paid family responsibility leave each year in the following circumstances -

(a)	when the employee’s child is born.

(b)	when the employee’s child is sick.

(c)	in the event of a death of –

(i)	the employee’s spouse or life partner.

(ii)	the employee’s parent, adoptive parent, grandparent, child, adopted child,

grandchild or sibling.

12	Statement of Conditions

12.1	An employer must give a worker a statement containing the following details at the start of employment

(a)	the employer’s name and address and the name of the EPWP.

(b)	the tasks or job that the worker is to perform; and

(c)	the period for which the worker is hired or, if this is not certain, the expected duration of the contract.

(d)	the worker’s rate of pay and how this is to be calculated.

(e)	the training that the worker will receive during the EPWP.

12.2	An employer must ensure that these terms are explained in a suitable language to any employee who is unable to read the statement.

12.3	An employer must supply each worker with a copy of these conditions of employment.

13	Keeping Records

13.1	Every employer must keep a written record of at least the following –

(a)	the worker’s name and position.

(b)	in the case of a task-rated worker, the number of tasks completed by the worker.

(c)	in the case of a time-rated worker, the time worked by the worker.

(d)	Payments made to each worker.

13.2 	The employer must keep this record for a period of at least three years after the completion of the EPWP.

14	Payment

14.1	An employer must pay all wages at least monthly in cash or by cheque or into a bank account.

14.2	A task-rated worker will only be paid for tasks that have been completed.

14.3	An employer must pay a task-rated worker within five weeks of the work being completed and the work having been approved by the manager or the contractor having submitted an invoice to the employer.

14.4	A time-rated worker will be paid at the end of each month.

14.5	Payment must be made in cash, by cheque or by direct deposit into a bank account designated by the worker.

14.6	Payment in cash or by cheque must take place –

(a)	at the workplace or at a place agreed to by the worker.

(b)	during the worker’s working hours or within fifteen minutes of the start or finish of work.

in a sealed envelope which becomes the property of the worker.

14.7	An employer must give a worker the following information in writing –

(a)	the period for which payment is made.

(b)	the numbers of tasks completed or hours worked;

(c)	the worker’s earnings;

(d)	any money deducted from the payment;

(e)	the actual amount paid to the worker.

14.8	If the worker is paid in cash or by cheque, this information must be recorded on the envelope and the worker must acknowledge receipt of payment by signing for it.

14.9	If a worker’s employment is terminated, the employer must pay all monies owing to that worker within one month of the termination of employment.

15	Deductions

15.1 	An employer may not deduct money from a worker’s payment unless the deduction is required in terms of a law.

15.2 	An employer must deduct and pay to the SA Revenue Services any income tax that the worker is required to pay.

15.3 	An employer who deducts money from a worker’s pay for payment to another person must pay the money to that person within the time period and other requirements specified in the agreement law, court order or arbitration award concerned.

15.4 	An employer may not require or allow a worker to –

(a)	repay any payment except an overpayment previously made by the employer by mistake;

(b)	state that the worker received a greater amount of money than the employer actually paid to the worker or

(c)	pay the employer or any other person for having been employed.

16	Health and Safety

16.1	Employers must take all reasonable steps to ensure that the working environment is healthy and safe.

16.2	A worker must –

(a)	work in a way that does not endanger his/her health and safety or that of any other person;

(b)	obey any health and safety instruction;

(c)	obey all health and safety rules of the EPWP;

(d)	use any personal protective equipment or clothing issued by the employer;

(e)	report any accident, near-miss incident or dangerous behaviour by another person to their employer or manager.

17	Compensation for Injuries and Diseases

17.1	It is the responsibility of the employers (other than a contractor) to arrange for all persons employed on a EPWP to be covered in terms of the Compensation for Occupational Injuries and Diseases Act, 130 of 1993.

17.2	A worker must report any work-related injury or occupational disease to their employer or manager.

17.3	The employer must report the accident or disease to the Compensation Commissioner.

17.4	An employer must pay a worker who is unable to work because of an injury caused by an accident at work 75% of their earnings for up to three months. The employer will be refunded this amount by the Compensation Commissioner. This does NOT apply to injuries caused by accidents outside the workplace such as road accidents or accidents at home.

18	Termination

18.1	The employer may terminate the employment of a worker for good cause after following a fair procedure.

18.2	A worker will not receive severance pay on termination.

18.3	A worker is not required to give notice to terminate employment. However, a worker who wishes to resign should advise the employer in advance to allow the employer to find a replacement.

18.4	A worker who is absent for more than three consecutive days without informing the employer of an intention to return to work will have terminated the contract. However, the worker may be re-engaged if a position becomes available for the balance of the 24-month period.

18.5	A worker who does not attend required training events, without good reason, will 	have terminated the contract. However, the worker may be re-engaged if a position becomes available for the balance of the 24-month period.

19	Certificate of Service

19.1	On termination of employment, a worker is entitled to a certificate stating –

(a)	the worker’s full name.

(b)	the name and address of the employer.

(c)	the EPWP on which the worker worked;

(d)	the work performed by the worker;

(e)	any training received by the worker as part of the EPWP;

(f)	the period for which the worker worked on the EPWP;

(g)	any other information agreed on by the employer and worker.

C1.3	BLASTING INDEMNITY

Contract No. UTSC-CS-EC-ML/2021/2022

Given by ___________________________________________________________________________

*Company Registration No. ___________________________

Address ___________________________________________________________________________

a *Company incorporated with limited liability according to the company laws of the Republic of South Africa, *Partnership, *Close Corporation, *Public Company (hereinafter called the Contractor), represented herein by ___________________________________ in his capacity as the Contractor’s _______________________________________ duly authorized hereto by a resolution of the Contractor dated ________________________________ a certified copy of which resolution is attached to this Indemnity.

WHEREAS the Contractor has entered into a Contract with the MHLONTLO LOCAL MUNICIPALITY (hereinafter called the Company) for,

_________________________________________________________________________________

and the Company requires this Indemnity from the Contractor

NOW THEREFORE THIS DEED WITNESSETH that the Contractor does hereby indemnify and hold harmless the Company in respect of all loss or damage that may be incurred or sustained by the Company by reason of or in any way arising out of or caused by blasting operations that may be carried out by the Contractor in connection with the aforementioned Contract and also in respect of all claims that may be made against the Company in consequence of such blasting operations, by reason of or in any way arising out of any accidents or damage to persons, life or properly or any other cause whatsoever, and also in respect of all legal or other expenses that may be incurred by the Company in examining, resisting or settling any such claims; for the due performance of which the Contractor binds itself according to law.

THUS DONE AND SIGNED for and on behalf of the Contractor at _______________ on the ________________ day of ______________________ 20____ in the presence of the subscribing witnesses.

| AS WITNESSES |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1. |  |  |  |  |  |
|  |  |  |  | SIGNATURE |  |
| 2. |  |  |  |  |  |
|  |  |  |  | DESIGNATION OF SIGNATORY |  |
| *Delete which does not apply |  |  |  |  |  |

C1.4	HEALTH AND SAFETY CONTRACT: GENERAL INFORMATION

The Occupational Health and Safety Act comprises Sections 1 to 50 and all un-repealed regulations promulgated in terms of the former Machinery and Occupational Safety Act No 6 of 1983 as amended, as well as other regulations which may be promulgated in terms of the OHS Act.

‘Mandatory’ is defined as including an agent, a contractor or a subcontractor for work, but without derogating from his status in his own right as an employer or user of plant and machinery.

Section 37 of the Occupational Health and Safety Act potentially punishes employers (principals) for the unlawful acts or omissions of mandataries (contractors) save where a written agreement between the parties has been concluded containing arrangements and procedures to ensure compliance with the said Aid by the mandatory.

All documents attached or referred to in the above agreement from an integral part of the agreement.\

To perform in terms of this agreement mandataries must be familiar with the relevant provisions of the Act.

Mandataries who utilise the services of their own mandataries (subcontractors) are advised to conclude a similar written agreement.

Be advised that this agreement places the onus on the mandatory to contact the employer in the event of inability to perform as per this agreement.  The employer, however, reserves the right to unilaterally take any steps as may be necessary to enforce this agreement.

The contractor shall be responsible for the full and proper implementation of the terms and provisions of the Act and its regulations in the area in which the work is to be undertaken by the contractor.

The contractor shall be responsible for the well-being, in relation to health and safety, of all persons coming upon or into such area in accordance with that legislation, including the implementation of any directives issued by management of Johannesburg Water in this respect.

The work to be done is  ________________________________________________________

The area in which the work is to be conducted is _______________________________________

The contractor shall familiarise himself with such area and all risks existing thereon and undertakes to report to the representative of any hazard or risk to health and safety which arises during the contract work in the area concerned and over which the contractor may have no control. All necessary and appropriate safety / health equipment shall be issued by the contractor to all persons working on or coming into the area.

C1.5.1	HEALTH AND SAFETY CONTRACT BETWEEN EMPLOYER AND CONTRACTOR IN TERMS OF SECTION 37(2) OF THE OCCUPATIONAL HEALTH AND SAFETY ACT NO 85 OF 1993.

Written agreement between Mhlontlo Local Municipality (hereinafter referred to as “the Employer) and ________________________________________________ (hereinafter referred to as “the mandatory”) as envisaged by Section 37(2) of the Occupational Health and Safety Act, No. 85, of 1993 as amended.

I _______________________________________________________ representing _____________________________________________ (mandatory) do hereby acknowledge that ________________________________________ (mandatory) is an employer in its own right and shall be regarded as the employer for purposes of the contract work specified in the body of the principal agreement with duties as prescribed in the Occupational Health and Safety Act, No. 85 of 1993 as amended so as to ensure that all work will be performed or machinery and plant used in accordance with the provisions of the said Act.  I furthermore agree to comply with the requirements of the Employer as contained in the Occupational Health and Safety Specification included with the principal agreement and to liaise with the employer should I, for whatever reason, be unable to perform in terms of this agreement.

| Signed this |  |  | day of |  |  |  |  |  | at |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Signature on behalf of mandatory |  |  |  |  |  |  |  |  |  |  |  |
| Signature on behalf of Employer |  |  |  |  |  |  |  |  |  |  |  |
| Compensation Fund Registration No. of mandatory |  |  |  |  |  |  |  |  |  |  |  |
| Good Standing Certificate : |  |  |  | yes |  |  | no (tick one box) |  |  |  |  |

C1.5.2	OCCUPATIONAL HEALTH AND SAFETY INDEMNITY UNDERTAKING

I, the undersigned: _________________________________________________________________

in my capacity as: __________________________________________________________________

of the firm: ________________________________________________________________________

1.0	hereby undertake to ensure that I/my firm and/or employees and/or subcontractors and/or his employees -

1.1	comply strictly with the provisions of the Occupational Health and Safety Act of 1993 (as amended) and/or the regulations promulgated in terms thereof, with specific reference to section 37(2) of the said act, as well as any relevant legislation, in the course of the performance/execution of any service and/or work in, to or on any Mhlontlo Local Municipality buildings, construction sites and/or premises;

1.2	ensure that consultants and/or visitors comply with any instructions and measures relating to occupational health and safety, as prescribed by Mhlontlo Local Municipality; and

1.3	comply strictly with the statutorily prescribed work systems, operational equipment, machinery and occupational health and safety conditions;

2.0	and as an independent employer and contractor, hereby indemnify, in terms of the above undertakings, Mhlontlo Local Municipality  -

2.1	in respect of any costs that I/my firm and/or employees and/or subcontractors and their employees may incur of necessity in compliance with the above undertakings; and

2.2	against any claims that may be instituted against Mhlontlo Local Municipality and/or any liability that Mhlontlo Local Municipality may incur, whether instituted and/or caused by me/my firm's employees, agents, consultants, subcontractors and/or their employees and visitors or Mhlontlo Local Municipality clients or neighbours in respect of any incidents related to my/my firm's activities and as a result of which the occupational health and safety of the persons involved have been detrimentally affected; and

2.3	against similar claims that I, managers or directors of my firm may have against Mhlontlo Local Municipality and any damages for which I, managers or directors of my firm hold Mhlontlo Local Municipality liable.

3.0	My firm's compensation commissioner number is	and I confirm that my firm and its subcontractors' fees have been paid up and obligations in respect of the compensation commissioner have been complied with and further that I shall furnish proof thereof in writing on request.

4.0	I hereby confirm that I have the authority to sign this indemnity undertaking and that Mhlontlo Local Municipality is not obliged to confirm such confirmation.

Signed at	________________________________ this	__________________________day

Of		________________________________ 	_____________________________

________________________________		_____________________________

Signature				             Capacity

As witnesses:

1	____________________________	_____________________________

Name						Signature

2	____________________________	_____________________________

Name						Signature

ENVIRONMENTAL SPECIFICAIONS FOR MLM PROJECTS

Specification

The application for Environmental Authorization is a legal requirement in terms of the National Environmental Management Act, No. 107 of 1998, Environmental Impact Assessment Regulations which may trigger other legislative required such as the National Water Act, No. 36 of 1998.

There are different types of  projects  that may require Environmental Authorization prior commencement, such as  development or construction that may impact  on natural resources (dam constructions, river crossings, wetland impacts), protected species( fauna  and flora), roads, heritage sites/graveyard or activities that may harm  the environment such as releases to the atmosphere.

Part A- Exemption Process

If an application for Exemption from a provision of the Environmental Impact Assessment (EIA) regulations is being intended, the Environmental Assessment Practitioner (EAP) must comply, as a minimum, with Chapter 5 (regulation 50-51) of the EIA regulations (Government Notice No. R543 of 10 June 2010) and/or any other amendments thereto, as may be promulgated by Department of Environmental Affairs from time to time.

Exemption Process – (1). An application in terms of regulation 50 must be in writing and must be accompanied by- (a) an explanation of the reasons for the application, (b) any applicable supporting documents and (c) The prescribed application fee.

(2) The applicant or EAP must communicate his or her intention to apply for exemption in terms of regulation 50 by giving notice in the manner of public participation process (section 54(2) (a), (b), (c) or (d) as agreed with minister or land owner or person in control of the land and all potential or registered interested and affected parties.

Part B- applications subject to Basic Assessment in terms of the EIA regulations.

If a Basic Assessment is required for a proposed project, the EAP must comply as a minimum with regulations 21, 22 and 23 of the EIA Regulations (Government Notice No. R543 of 10 June 2010) and/or any other amendments there, as may be promulgated by Department of Environmental Affairs from time to time.

Part C: applications subject to Scoping and environmental impact assessment in terms of the EIA regulations.

If Scoping and Environmental Impact Assessment is required for a proposed project, the EAP must comply, as a minimum, with regulations 26, 27, 28, 29, 31, 32, and 33 of the EIA regulations.

Part D: Amendment of environmental authorisations in terms of the EIA regulations.

If an amendment to an existing environmental authorization is intended, the EAP must comply, as a minimum, under chapter 4 with regulations 38, 39 and 40 of the EIA Regulations (Government Notice No. R543 of 10 June 2010) and/or any other amendments there, as may be promulgated by Department of Environmental Affairs from time to time.

Part E: Public and Stakeholder participation process in terms of the EIA regulations.

Public and stakeholder participation process in terms of the EIA regulations with respect to public participation, the EAP must, as a minimum, comply with regulations promulgated under Chapter 6 (regulations 54-57) of the EIA Regulations. Public participation must be conducted by the EAP or an Independent Public Participation Practitioner (PPP) and/or specialist appointed by the EAP.  Public meetings where deemed necessary, must be conducted directly by the EAP/PPP.  All stakeholders must be identified and informed.

Part F: General Requirements.

Independence during the EIA process

1. The EAP must comply with the General Requirements of EAPs as contained in regulation 17 of the EIA Regulations the (Government Notice No. R543 of 10 June 2010) and/or any other amendments thereto, as may be promulgated by Department of Environmental Affairs from time to time.

2. The EAP must be independent, and have no business, financial, personal or other interest (inclusive of project design and/or implementation) in the activity or application in respect of which the EAP has been appointed, other than remuneration for work performed in connection with the activity or application.

3. The objectivity of the EAP performing work under this appointment must not be compromised under any circumstances.

Background Information Documents

Background Information Documents / Information Packets must be produced for every application in terms of the EIA regulations (Basic Assessment, EIA etc.) in order to conduct the public participation process as set out in Chapter 6 of the EIA Regulations (Government Notice No. R543 of 10 June 2010) and/or any other amendments thereto, as may be promulgated by Department of Environmental Affairs from time to time.

Background Information Documents / Information Packets must be produced for use in the public and stakeholder participation process, prior to the preparation of the relevant reports (Basic Assessment Report, Scoping Report etc.)

Background Information Documents / Information Packets must, as a minimum, contain:

3. 1 Description of the project proposal and alternatives

3. 2 Details of the proponent and EAP

3. 3 The application or regulatory process involved

3. 4 An initial list of impacts (positive and negative)

3.5 Maps and/or drawings, and

3.6 Any other material or references to enable the public to understand what is being proposed.

3.7 Due date for comments from stakeholders/interested and affected parties.

Maps

Maps must be provided with every application/report and must meet the following minimum requirements:

An Ortho photo or aerial photo at an appropriate scale, preferably 1:5000. Indicating the footprint of the development and associated infrastructure (such as access roads, etc.) in relation to the existing (including adjacent) environment. Indicating proposed alignments of route(s), in the case of linear projects.

Environmental Setting

An adequate representation of the existing and surrounding environment and its attributes including (but not limited to) the following:

a) Existing vegetation

b) Existing and/or proposed infrastructure

c) Drainage lines and watercourses (surface water)

d) Ground water resources, aquifers etc.

e) Wetlands

f) Residential areas, sensitive nodes (schools, hospitals etc.) and major hazardous installations/areas.

g) Other environmentally sensitive areas impact assessment

h) Potential impacts associated with the proposed development and its alternatives on the receiving environment must be described and assessed, including inter alia the following:

Site specific impacts, as well as impacts to the surrounding environment(s)

Cumulative impacts on the affected environment/site

Direct and indirect impacts of the proposed development

Short, medium and long term impacts of the proposed development

A comparative assessment of all feasible alternatives (inclusive of the “no go‟ alternative) in terms of positive and negative impacts must be conducted during the impact assessment phase.

Potential impacts of the existing environment on the proposed development (and/or its potential beneficiaries/residents/occupants) must be described and assessed, especially in cases where the development proposal is in close proximity or adjacent to the following structures/infrastructure and/or environments:

3.1 Electrical substations, transmission and distribution power lines

3.2 Dams and reservoirs

3.3 Pipelines transporting gas, oil and any other hazardous or toxic substance

3.4 Waste disposal site (hazardous, domestic, etc.)

3.5 Major Hazardous Installations

3.6 Mines and quarries

3.7 Coastal dune areas

3.8 Wetlands, Marshes

Water courses, rivers and floodplains

Submission of reports

The EAP is responsible for ensuring that the relevant application forms (from relevant competent authorities, depending on the nature of the project) are completed. The EAP is responsible for providing copies of the following completed documentation (where relevant) to the EMP:

a) Signed application forms

b) Exemption application forms

c) Basic assessment reports (BAR‟s)

d) Scoping reports

e) Environmental management programs (EMP‟s)

f) Environmental impact assessment reports (EIAR‟s)

g) Specialist studies

h) Water Use Licence Applications (Section 21, National Water Act)

i) The EAP must deliver 7 copies of all reports/applications

j) All reports (Basic Assessment, Exemption, Scoping, and Environmental Impact Assessment, Water Use License Applications) submitted to LDEAT and Department of Water and Sanitation in terms of the EIA regulations must:

k) Have a cover page containing the project name and reference numbers as a minimum.

l) Contain the date of publication of the report for reference purposes.

m) Potential impacts of the existing environment on the proposed development (and/or its potential beneficiaries/residents/occupants) must be described and assessed, especially in cases where the development proposal is in close proximity or adjacent to the following structures/infrastructure and/or environments:

1. Electrical substations, transmission and distribution power lines

2.  Dams and reservoirs

3. Pipelines transporting gas, oil and any other hazardous or toxic substance

4. Waste disposal site (hazardous, domestic, etc.)

5. Major Hazardous Installations

6. Mines and quarries

7 .Coastal dune areas

8.  Wetlands, Marshes

9. Water courses, rivers and floodplains.

12. Activities without Environmental Authorisation.

Any work done on behalf of MLM that does not require environmental authorization prior commencement should have the following documents submitted to MLM before work can start.

An Environmental Management Plan; That identified environmental activities and impacts within the project and propose mitigation measures aligned to legal requirements set monitoring conditions to avoid or minimise such.

A Waste Management plan; that identifies environmental activities and  impacts within the project and propose mitigation measures aligned to legal requirements  and set monitoring conditions to avoid  and minimise such,

A rehabilitation Plan; that states the current environmental setting and conditions prior excavation, removal, demolishing or changes to be made as per project specification. The plan should mention any trade-offs or replacement to be implemented and the final environmental conditions and state, following the completion of the project for approval by MLM.

C3.3	OCCUPATIONAL, HEALTH AND SAFETY

C3.3.1	GENERAL

C3.3.1.1	Tender Document

This document is the pre-contract Health and Safety Specification which must be used by the Principal Contractor and Sub Contractors appointed by the Principal Contractor to compile Health and Safety Plans for this project and forms part of the tender documentation.

The Principal Contractor and Sub Contractors’ particular attention is drawn to this specification whereby

“Upon award of the contract, the contractor is to assume and adopt the function and duties of the Principal Contractor as set out in the Construction Regulations 2003 No. R. 1010 promulgated 18 July 2003.”

The health and safety specifications outlined herein must be taken into account and due allowance made within the pricing of appropriate items contained within the specification. Where the tenderer is of the opinion that a requirement is missing or is not adequately specified then this shall be drawn to the Client attention during the tender period. In the absence of any direction to the contrary, the tenderer shall as part of the tender submission, set out the details of such discrepancy together with the costs associated therewith, separately identified and included within the tender figure.

C3.3.1.2	Principal Contractor

The successful tenderer will on signing of the contract for:

PROJECT NAME:  RENNOVATIONS FOR TSOLO TOWN HALL

Be required to fulfill the function and duties of the Principal Contractor as set out in the Construction Regulations 2003 No. R.1010 promulgated 18 July 2003.

C3.3.1.3	Start of Construction Phase

The construction phase shall not commence until the Principal Contractor’s Health and Safety Plan was considered and approved by the Client and Design Team. The Client shall discuss and negotiate with the Principal Contractor the contents of the Health and Safety Plan submitted by the Principal Contractor before finally approving it for implementation.

The construction phase shall not commence until written permission is received from the Client. In this respect the Client may rely on the advice of the Technical Team as to the adequacy and comprehensiveness of the Plan offered by the Principal Contractor.

In preparing their detailed Health and Safety Plan based on the relevant sections of this Health and safety Specifications supplied to them by the Client, contractors must allow for the adoption of safe working procedures and co-ordinate and rationalize activities to avoid controllable hazards arising due to clashes of activities.

C3.3.1.4	Sub-Contractors, Suppliers & Designers

The Principal Contractor shall ensure that all direct appointments in connection with this project include provisions for the compliance of his sub-contractors, suppliers and designers, etc, with the relevant provision of the Occupational Health and Safety Act (Act 85 of 1993) and it’s Regulations, in particular the Construction Regulations 2003 No. R. 1010 promulgated 18 July 2003.

C3.3.1.5	Liaison

The Principal Contractor shall together with all his appointees, liaison with the Client as required under the Regulations and agrees procedures for the transfer of relevant Information in respect of designs and in connection with the preparation of the Health and Safety File.

C3.3.1.6	Advice

The tenderer shall, as part of the tender submission, indicate where advice will or may be required of the Client in respect of the competence of the tenderer’s designers and the adequacy of resources allocated or to be allocated by them.

C3.3.1.7. Undertaking by Principal Contractor and Sub-Contractors appointed by the Principal Contractor.

The Principal Contractor as well as Sub-Contractors appointed by him / her shall undertake in writing to ensure that the provisions of the Occupational Health and Safety Act (Act 85 of 1993) and it’s Regulations, in particular the Construction Regulation of 2003 No. R 1010 and any amendments or re-enactments thereto are complied with.

The attached Occupational Health and Safety provisions undertaking form for the Principal Contractor shall be completed and signed by the Project Manager of the company / firm awarded the tender.

C3.3.1.8	Client’s Occupational Health and Safety Agent: To be appointed

C3.3.2	INFORMATION REQUIREMENTS

The contractor must provide the following information.

C3.3.2.1	General

The Principal Contractor / Sub-Contractor shall have an OHS Policy in accordance with the OHS(Occupational Health and Safety Act, Act 85 of 1993) and include a copy of the Policy in the Health and Safety Plan to be submitted by the Principal Contractor / Sub-Contractor.

The Principal Contractor / Sub-Contractor shall promptly display a copy of the Company’s OHS Policy on the OHS Notice Board for the duration of the contract and include it into information provided to persons at the contract OHS induction.

The Principal Contractor shall develop a Contract specific OHS Management Commitment Statement based on the Company’s OHS Policy.

The Principal Contractor’s Project Managing shall sign the Commitment statement and prominently display a copy on the OHS Notice Board for the duration of the contract. A copy of the Commitment Statement shall be included in information provided to persons at the Contract OHS induction and a copy shall also be supplied to each sub-contractor.

C3.3.2.1	Management

Details of the personnel and management systems to be put in place to prepare, manage, implement, conduct and monitor the Health and Safety Plan for the 	project.

Broadly speaking your:

Organization’s internal structure that establishes SHE (Safety, Health and Environmental) ROLES, RESPONSIBILITIES, ACCOUNTABILITIES, and REPORTING RELATIONSHIPS,

SHE (Safety, Health and Environmental) PLANS, POLICIES, PROCEDURES, DIRECTIVES and STANDARDS that provide instructions as to how activities and functions are to be carried out,

SHE (Safety, Health and Environmental) CONTROLS, INSPECTIONS, REVIEWS, etc. built into construction operations to ensure that performance is consistent with SHE (Safety, Health and Environmental) objectives and requirements,

SHE (Safety, Health and Environmental) COMMUNICATION MECHANISMS for collecting, handling and reporting information.

In other words Management Systems that specifies WHO is going to do WHAT, WHERE, WHEN, WHY and HOW.

Details of relevant qualifications and experience held by the persons nominated above, including recent health and safety education and training undertaken.

Procedures for determining the competence of contractors engaged on the project, whether employed by the contractor directly or by others, to fulfil their duties under the Construction Regulations 2003 (No. R.1010 Promulgated 18 July 2003)

C3.3.2.2	Hazard Identification, Risk Assessment and control

The Principal Contractor / Sub-Contractor shall detail and implement procedures that will identify hazards, assess risks and determine suitable control measures as they arise throughout term of the contract. These procedures shall both comply with and be implemented and managed in accordance with the specification.

The Principal Contractor / Sub-Contractor shall detail and implement procedures that ensure control measures are evaluated for effectiveness and modified as necessary. The evaluation procedure shall detail the responsibilities, timelines and records that will be kept as part of the process.

•	Where Risk is controlled through administrative control measures, the Principal Contractor / Sub-Contractor shall ensure that the administrative measures are:

Clearly documented and those personnel responsible for implementation and management are explicitly defined;

Understood by all relevant personnel through training and assessment;

Implemented as documented and promptly reviewed for effectiveness following initial implementation;

Amended and authorised as required;

Adequately supervised, managed and audited to ensure continuing compliance;

Available at all times wherever the measures are being implemented.

Any piece of plant or equipment not complying with the specification shall cease operation until the Principal Contractor / Sub-Contractor can demonstrate to the satisfaction of the Client / Client’s Agent that the piece of non-conforming plant or equipment conforms to these requirements.

C3.3.2.3	Health and Safety Plan

The Principal Contractor / Sub-Contractor shall develop a Health & Safety Plan to reflect variations in design or changes in site conditions and liaise with the Client /

Client’s Agent.

The Principal Contractor shall develop this Health and Safety Plan so that it:

Incorporates the contractor’s approach to managing the construction work to ensure the health and safety of all persons carrying out the construction work and all persons who may be affected by their work.

Includes the risk assessments prepared by all Contractors under their duties set out in the Construction Regulations 2003 and any other relevant legislation (i.e. the OHS Act and Regulations, etc).

Includes the arrangements for ensuring that, where appropriate or specifically requested, all Contractors / Sub-Contractors prepare suitable and sufficient method statements for their construction works which incorporate adequate measures for ensuring the health and safety of all persons who may be affected by these works.

Incorporates the common arrangements for site safety, statutory notices and registers etc.

Includes the site rules to be adopted for controlling the risks to health and safety during the construction phase(s) or the project.

Includes reasonable arrangements for monitoring compliance with health and safety legislation and site rules.

g) Includes reasonable measures to ensure co-operation between all Contractors and Sub-Contractors in respect of health and safety provisions and prohibitions.

Includes the steps to be taken to ensure that only authorised persons are allowed into any premises or parts of the site / premises where construction work is being carried out.

Includes arrangements for emergency procedures.

Includes arrangements for ensuring that, so far as is reasonably practicable, every Contractor and Sub-Contractor is provided with comprehensible information about the risks to health and safety of that Contractor / Sub-Contractor, or of any employees or other persons under their control, arising out of the construction works, including the emergency procedures

Includes details of the arrangements for ensuring, so far as is reasonably practicable, that the employees or other persons under the control of any Contractor / Sub-Contractor, and any visitors to the site, receive adequate information about the risks to their health and safety arising out of the construction works and, where necessary, adequate training to carry out their work in a safe and healthy manner.

Includes arrangements for providing all persons at work on the site and visitors to the site with the opportunity and means of discussing and offering advice on health and safety issues relating to the construction works.

Includes arrangements for the reporting of any accidents, injuries or dangerous occurrences, including conforming to the statutory requirements.

Can be modified as the work proceeds to take account of any information received from Contactors / Sub-Contractors, any experience gained during the course of the project or any changes necessary as a result of unforeseen circumstances or alterations to the design.

C3.3.2.4	Programme

A time estimate required by the contractor to implement the Health & Safety Plan sufficiently for works to commence on site.

C3.3.2.5	Cost

A detailed breakdown of costs allowed in the contractor's tender for preparing, managing, implementing and monitoring the Health and Safety Plan, and for complying with the requirements imposed on the Principal Contractors under the Construction Regulations of 2003(No. R. 1010 Promulgated 18 July 2003).

C3.3.3		GENERAL SITE SAFETY

C3.3.3.1	Safety training & education

The Principal Contractor shall detail the OHS competencies and training received by its contract management personnel.

The Principal Contractor’s Health and Safety Plan shall have a detailed register of the skills and competencies for all personnel for the activities that the personnel will undertake under the contract. (E.g. Mobile plant operators crane operators etc.)

The Principal Contractor shall demonstrate and maintain documentary evidence of competencies on site for the duration of the contract.

C3.3.3.1.1	Induction Training

The Principal Contractor / Sub-Contractor shall develop and detail a Site Induction Training Programme as part of the Occupational Health 	and Safety Plan to be submitted to the Client prior to commencement of construction that includes as a minimum:

Training related to hazards likely to be encountered on Site and control measures that have been developed in response to these hazards;

Roles and Responsibilities;

The requirements of the Health and Safety Plan submitted and approved

Address the identified issues in the Fire Safety, Emergency, Evacuation and Rescue Plan to ensure that all Site personnel are aware of procedures in the event of an incident or emergency occurring;

The Principal Contractor / Sub-Contractor shall evaluate all persons undertaking the site Induction Training through a written test to ensure that inductees have an understanding of the OHS (Occupational Health and Safety) requirements for the contract. The written tests shall be signed and dated by the person undertaking the induction training to attest to their understanding and be retained by the Principal Contractor / Sub-Contractor as a record that the training has been completed.

C3.3.3.1.2	Induction training for specified work

The Principal Contractor / Sub-Contractor shall conduct Site Specific Occupational Health and Safety Induction Training for all personnel, the Client and all visitors not escorted on Site by inducted persons.

The Principal Contractor / Sub-Contractor shall evaluate all persons undertaking the Site Induction Training through a written test to ensure that inductees have an understanding of the OHS (Occupational Health and Safety) requirements for the contract. The written tests shall be signed and dated by the person undertaking the induction training to attest to their understanding and be retained by the Principal Contractor / Sub-Contractor as a record that the training has been completed.

C3.3.3.2	Recording & reporting of injuries

Make arrangements for all contractors to report accidents, ill health and dangerous occurrences notable to the Department of Labour  under Section 24 of the OHS Act (Occupational Health and Safety Act, Act 85 of 1993)  (Reporting to DOL (Department of Labour)  Inspector regarding certain incidents).

All lost time incidents associated with the contract works or reportable as defined by Section 24 of the OHS Act shall be immediately reported to the Client.

The Principal Contractor / Sub-Contractor shall provide a detailed report of all accidents / incidents, including events that could have become lost time incidents were it not for fortuitous circumstances to the Client within 5 days of the incident occurring. The Principal Contractor / Sub-Contractor shall provide copies of all reports and information associated with the incidents to the Client. Copies of reports must be placed on the Health and Safety File.

Where the Principal Contractor / Sub-Contractor has been:

•	Served with a prohibition, contravention or improvement notice under the OHS Act; or

•	Required to comply with any order issued by an inspector for the Department of Labour;

The Principal Contractor / Sub-Contractor shall immediately supply a copy of that notice, order or notification to the Client.

Where the Principal Contractor / Sub-Contractor have been served with a summons or is convicted of any offence in relation to occupational health and safety, the Principal Contractor / Sub Contractor shall immediately supply a copy of that summons to the Client.

The Principal Contractor / Sub-Contractor shall detail the reporting and investigation procedures for incident investigation. The procedures shall include the investigating officer responsible and the time limits imposed for reporting and investigating the incident and to implement corrective action in a timely manner so as to prevent a recurrence.

The client may participate in or undertake an investigation into the incident, injury or illness at its discretion and the Principal Contractor / Sub-Contractor shall cooperate with and provide assistance to the investigation organized and undertaken by the Client.

C3.3.3.3	First Aid

Establish and implement a first-aid programme to provide emergency treatment to victims of accidents, chemical substances or excessive exposure to toxic substances.

The programme shall include:

•	proper first aid facilities administered by qualified personnel,

•	first-aid boxes,

•	first-aid room, where there are 500 or more workers on site,

•	training and re-training of first aiders,

•	first-aid treatment procedures,

•	standard procedures,

•	special procedures, e.g. for poisoning,

•	maintenance of first-aid facilities

All first-aid provisions shall comply with the OHS Act (Act 85 of 1993)

C3.3.3.4	Fire protection and prevention

Appropriate measures must be taken to avoid the risk of fire.

Sufficient and suitable storage must be provided for flammable liquids, solids and gases.

Smoking must be prohibited and notices in this regard must be prominently displayed in all places containing readily combustible or flammable materials;

Combustible materials must not accumulate on the construction site.

Welding, flame cutting and other hot work may only be done after the appropriate precautions have been taken to reduce the risk of fire.

Suitable and sufficient fire-extinguishing equipment must be placed at strategic locations and such equipment must be maintained in good working order.

A sufficient number of workers must be trained in the use of fire-extinguishing equipment.

C3.3.3.5	Site Emergency Procedures

The Principal Contractor / Sub-Contractor shall establish an Emergency Evacuation and Rescue plan.

The plan shall include the following detail:

The role and responsibility of every individual in the work area on fire safety emergency evacuation and rescue;

General work area precautions, fire prevention, detection, protection and warning alarm systems;

Fire fighting and rescue equipment including types of fire extinguishers;

Fire safety measures for Site accommodation;

Escape and communication;

Fire brigade access, facilities and coordination;

Fire drills and training including the use of fire fighting equipment;

Material storage including flammable liquids, gasses and waste;

The Principal Contractor / Sub-Contractor shall ensure that all procedures, precautionary measures and safety standards stipulated in the Plan are communicated, implemented and complied with by all workers including other interfacing contractors on Site.

The Principal Contractor / Sub-Contractor shall practice their emergency preparedness within six (6) weeks of the commencement of work and at least four (4) monthly intervals thereafter.

The Principal Contractor / Sub-Contractor shall review and ensure the adequacy of the Plan as the work progress.

The Principal Contractor / Sub-Contractor shall conduct monthly checks on fire fighting equipment and test alarms and detection devices installed on Site and document findings in a register which shall be on site at all times for inspection.

The Principal Contractor / Sub-Contractor shall conduct weekly inspections of escape routes, fire brigade access, fire fighting facilities and working areas to ensure that the requirements stipulated in the Fire Safety, Emergency, Evacuation and Rescue Plan are complied with. All inspection records shall be documented in registers and kept in the Health and Safety file for inspection at any time.

C3.3.3.6	Housekeeping

Suitable housekeeping must continuously be implemented on the construction site, including:

proper storage of materials and equipment

removal of scrap, waste and debris at appropriate intervals;

Loose materials shall not be placed or allowed to accumulate on the site so as to obstruct access and egress from workplaces and passageways.

C3.3.3.7	Stacking & Storage

Adequate storage areas are must be provided.

Storage areas must be kept neat and under control.

C3.3.3.8	Illumination

Provide adequate artificial lighting when work is carried out after dark or inside buildings.

C3.3.3.9	Sanitation / Hygiene

Provision of site hygiene facilities:

One sanitary facility for every 30 workers.

Adequate washing facilities.

One shower facility for every 15 workers;

Drying sheds, huts, rooms or other accommodation for sheltering during bad weather, storing clothes and taking meals. Facilities should include tables and chairs, suitable means for boiling water and a supply of wholesome drinking water.

The contractor shall provide reasonable and suitable living accommodation for the workers at construction sites which are remote from their homes and where adequate transportation between the site and their homes, or other suitable living accommodation, is not available.

C3.3.3.10	Personal Protective Equipment

The Principal Contractor / Sub-Contractor shall provide and maintain suitable PPE (Personal Protective Equipment) for all employees employed on the Site.

The Principal Contractor / Sub-Contractor shall ensure that such PPE comply with the requirements of the OHS Act (Occupational Health and Safety Act, Act 85 of 1993).

The Principal Contractor / Sub-Contractor shall also ensure that all equipment is properly used by his / her employees during the course of their work.

The Principal Contractor / Sub-Contractor shall record all issues of all equipment to his / her employees in documented registers and such registers shall be kept in the Health and Safety File on site and made available for inspection at all times.

The Principal Contractor / Sub-Contractor shall provide the Client / Client’s Agent with a colour code by which employees will be identified with regard to occupations, responsibilities, accountabilities, reporting relationships and access to different locations on site. (e.g. hard hats, overalls).

PPE shall be provided, used, and maintained in a sanitary and reliable condition wherever it is necessary by reason of hazards.

All personal protective equipment shall be of safe design and construction for the work to be performed.

C3.3.3.11	Permit to work requirements

Institute a "hot work" permit system in respect of:

metalwork flame cutting,

site welding,

C3.3.3.12	Lock-out

Institute a "Lock-out" procedure in respect of controlling energy so as to prevent unexpected operation or activation of machinery or equipment. This procedure must include a written policy, specific procedures, rules and supervisory follow-up, covering the positive locking of switches and valves to ensure that alterations, maintenance, set-up and or other work can be performed safely.

C3.3.3.13	Monthly Health and Safety Audits

The Principal Contractor shall carry out monthly Health and Safety Audits on the measures contained within his / her Health and Safety Plan submitted to the Client as well as Health and Safety Plans submitted by Sub-Contractors appointed by the Principal Contractor to demonstrate that the required level of health and safety are being achieved and maintained and compile a full report to the Client on such audit.

The Client will audit the Principal Contractor as well as his / her Sub-contractor’s Health and Safety Plans from time to time and will advise the Principal Contractor of any matter with which he / she is not satisfied and the Principal Contractor shall take such steps as are necessary to satisfy the Client.

The Client will carry out such audits as he / she considers necessary but not less than monthly.

The Principal Contractor shall make available, specialist personnel as the Client may consider necessary for the performance of such audits.

The Principal Contractor shall develop and maintain an Audit Schedule that details the audits planned to be undertaken by the Principal Contractor of the work under the contract, including sub-contractors, for the duration of the contract. The Audit Schedule shall form part of the Health and Safety Plan that needs to be submitted by the Principal Contractor.

Audit reports shall detail the scope of the audit, the audit questions and the audit findings.

The Client shall be promptly provided with copies of all audit reports together with other documentation to show that all matters raised have been appropriately addressed.

Unless otherwise directed by the Client the Principal Contractor / Sub-Contractor shall undertake its initial OHS Audit within 4 weeks of commencement of work. The Principal Contractor / Sub-Contractor shall undertake subsequent OHS Audits at a frequency not less than once every 3 months.

All Principal Contractor’s OHS Audits shall include an assessment of Sub-Contractor compliance with the approved OHS Plan.

C3.3.3.14	Management Review

The Principal Contractor shall undertake an independent review of the Health and Safety Plan for the contract in accordance with the requirements of the OHS Act, relevant Regulations and in particular the Construction Regulations 2003.

A review shall be undertaken 3 months after commencement of the contract and every 6 months thereafter for the duration of the contract.

Following the completion of the review, the Principal Contractor shall submit a written report that details the suitability, adequacy and effectiveness of the OHS Plan and to certify that the Site procedures, practices and operations are in accordance with the contract.

C3.3.3.15	Provision of Information

Provide Sub-Contractors appointed by him / her with the relevant sections of the Health and Safety specifications pertaining to the construction work which has to be performed.

Where changes are brought to the design and construction, provide sufficient information and appropriate resources to the Sub-Contractor to execute the work safely.

Discuss and negotiate with Sub-Contractors the contents of the Health and Safety Plan / Plans submitted by them and finally approve such plans for implementation.

Ensure that copies of Health and Safety plans compiled by the Principal Contractor and his / her Sub-Contractors are available on request to an employee, DOL Inspector, contractor, Client.

The Principal Contractor / Sub-Contractor shall detail procedures that will ensure that personnel are suitably consulted and communicated with during the planning and application of work activities associated with the contract.

The Principal Contractor / Sub-Contractor shall detail the procedures for the identification, assessment and control of hazards associated with the day-to-day work activities. These procedures shall include requirements for consultation with personnel involved in the work activity.

The Principal Contractor / Sub-Contractor shall have procedures for ensuring that OHS information is communicated to and from its personnel. The Principal Contractor / Sub-Contractor shall hold OHS meetings with all personnel or their representatives at the site on a weekly basis.

Minutes shall be recorded for all OHS meetings and posted on OHS notice boards within 48 hours of the meeting.

The Principal Contractor / Sub-Contractor shall maintain at the Site an OHS Notice Board located in a prominent position and accessible to all personnel, for the distribution of OHS information.

The Principal Contractor / Sub-Contractor shall as a minimum, establish and implement procedures for reporting relevant and timely information with regard to OHS Performance and incidents.

The Principal Contractor / Sub-Contractor shall establish, implement and maintain a controlled copy of all Contract OHS documentation on Site.

Where the Principal Contractor / Sub-Contractor’s Health and Safety Plan references other documentation including the contract, the Principal Contractor / Sub-Contractor shall ensure that section and clause numbers are clearly denoted in its Health and Safety Plan. All documentation referenced in the Health and Safety Plan shall be available on Site for the duration of the contract.

Ensure that Health and Safety Files kept by Sub-Contractors appointed by the Principal Contractor is kept on site and made available to an inspector, Client.

Hand over a consolidated health and safety file to the Client upon completion of construction work, including all drawings, designs, materials used and other similar information concerning the completed structure.

In addition to the Health and Safety File compile a comprehensive and updated list of all contractors on site accountable to the Principal Contractor as well as the agreements between the parties and the type of work done by them.

C3.3.3.16	Stop the execution of Construction Work

Stop any construction / construction related work conducted by any person on the construction site, which is not in accordance with the Principal Contractor’s health and safety plan and or the health and safety plans of Sub-Contractors which possess a threat to the health and or safety of persons.

C3.3.3.17	Handing over of Project Health and Safety file

Hand over a consolidated health and safety file to the Client upon completion of construction work, including all drawings, designs, materials used and other similar information concerning the completed structure.

In addition to the Health and Safety File compile and hand over a comprehensive and updated list of all contractors on site accountable to the Principal Contractor as well as the agreements between the parties and the type of work done by them.

C3.3.3.18	Records and Records Management

The control of records shall be in accordance with the Principal Contractor’s / Sub-Contractor’s approved Health and Safety Plan for the contract.

Records shall be registered, ordered and retained on Site in the Health and Safety File for the duration of the contract.

C3.3.4		CHEMICAL HAZARDS

The following construction materials and substances to be used in the works have been identified as potentially posing special health and/or safety hazards during the project:

NOTE:

The above mentioned is not a definitive list of all potential harmful products. Other materials and substances commonly used during construction may also present health or safety hazards, however, it is deemed that these should be familiar to the average competent Contractor as part of routine risk and OHSH (Occupational Health, Safety and Hygiene) assessments and are therefore not included here.

Adopt all precautionary measures provided by manufacturers for storage, use and application of specified materials.

Data sheets for these, and any other materials that will be used for the works, are to be obtained by the contractor from the manufacturers.

C3.3.5	SAFETY HAZARDS

C3.3.5.1	Tools

C3.3.5.1.1	Hand tools

Employers shall not issue or permit the use of unsafe hand tools.

A wrench, including adjustable, pipe, end, and socket wrenches shall not be used when jaws are sprung to the point that slippage occurs.

Impact tools, such as drift pins, wedges, and chisels, shall be kept free of mushroomed heads.

The wooden handles of tools shall be kept free of splinters or cracks and shall be kept tight in the tool.

C3.3.5.2	Portable electrical Tools

No person shall use a portable electric tool with an operating voltage which exceeds 50 to earth unless –

it is connected to a source of electrical energy incorporating an earth leakage protection device which meets the requirements of section 36 of the OHS Act or,

it is connected to a source of high frequency electrical energy derived from a generator which is used solely for supplying energy to such portable electric tool and which arrangement is approved by the chief inspector; or

it is clearly marked that it is constructed with double or reinforced insulation.

Portable electric tools, together with its flexible cord and plug shall be maintained in a serviceable condition.

C3.3.6	EXCAVATIONS

The contractor shall ensure that all excavation work is carried out under the supervision of a competent person who has been appointed in writing.

The contractor shall evaluate the stability of the ground before excavation work begins.

The Contractor shall take suitable and sufficient steps in order to prevent any person from being buried or trapped by a fall or dislodgement of material in an excavation;

The contractor shall not permit any person to work in an excavation which has not been adequately shored or braced.

Shoring and bracing may not be necessary where-

the sides of the excavation are sloped to at least the maximum angle of repose  measured relative to the horizontal plane; or

such an excavation is in stable material:

Provided that-

permission being given in writing by the appointed competent person upon evaluation by him or her of the site conditions; and

where any uncertainty pertaining to the stability of the soil still exists, the decision from a professional engineer or a professional technologist competent in excavations shall be decisive and such a decision shall be noted in writing and signed by both the competent person and a professional engineer or technologist, as the case may be;

Take steps to ensure that the shoring or bracing is designed and constructed in such manner rendering it strong enough to support the sides of the excavation in question;

Ensure that no load, material, plant or equipment is placed or moved near the edge of any excavation where it is likely to cause its collapse and thereby endangering the safety of, any person, unless precautions such as the provision of sufficient and suitable shoring or bracing are taken to prevent the sides from collapsing;

Cause convenient and safe means of access to be provided to every excavation in which persons are required to work and such access shall not be further than 6m from the point where any worker within the excavation is working;

Cause every excavation, including all bracing and shoring, to be inspected-

daily, prior to each shift;

after every blasting operation;

after an unexpected fall of ground;

after substantial damage to supports; and

after rain,

by a competent person in order to pronounce the safety of the excavation to ensure the safety of persons, and those results are to be recorded in a register kept on site and made available to an inspector, client, client’s agent, contractor or employee upon request;

Cause every excavation which is accessible to the public or which is adjacent to public roads or thoroughfares, or whereby the safety of persons may be endangered, to be-

adequately protected by a barrier or fence of at least one meter in height and as close to the excavation as is practicable; and

provided with warning illuminants or any other clearly visible boundary indicators at night or when visibility is poor

Cause warning signs to be positioned next to an excavation within which persons are working or carrying out inspections or tests.

C3.3.7	FORMWORK & SUPPORT WORK

The contractor shall ensure that-

all formwork and support work operations are carried out under the supervision of a competent person who has been appointed in writing for that purpose;

all formwork and support work structures, are adequately designed, erected, supported, braced and maintained so that they will be capable of supporting all anticipated vertical and lateral loads that may be applied to them and also that no loads are imposed onto the structure that the structure is not designed to withstand.

The designs of formwork and support work structures are done with close reference to the structural design drawings and where any uncertainty exists, the structural designer should be consulted.

All drawing pertaining to the design of formwork or support work structures are kept on the site and are available on request by an inspector, contractor, client, client’s agent or employee.

All equipment used in the formwork or support work structure are carefully examined and checked for suitability by a competent person, before being used.

All formwork and support work structures are inspected by a competent person immediately before, during and after the placement of concrete or any other imposed load and thereafter on a daily basis until the formwork and support work structure has been removed and the results have been recorded in a register and made available on site.

If, after erection, any formwork and support work structure is found to be damaged or weakened to such a degree that its integrity is affected, it shall be safely removed or reinforced immediately.

Adequate precautionary measures are taken in order to-

Secure any deck panels against displacement, and

Prevent any person from slipping on support work or formwork due to the application of formwork or support work release agents.

The health of any person is not affected through the use of solvents or oils or any  other similar substances.

Upon casting concrete, the support work or formwork structure should be left in place until the concrete has acquired sufficient strength to support safely, not only its own weight but also any imposed loads and not removed until authorization has been given by a competent person.

Provision is made for safe access by means of secure ladders or staircases for all  work to be carried out above the foundation bearing level.

All employees required to erect, ,move or dismantle formwork and support work structures are provided with adequate training and instruction to perform these operations safely

The foundation conditions are suitable to withstand the weight caused by the formwork and support work structure and any imposed loads, such that the formwork and support work structure are stable.

C3.3.8	CONSTRUCTION VEHICLES

The contractor shall ensure that all construction vehicles and mobile plants-

are of an acceptable design and construction;

are maintained in a good working order;

are used in accordance with their design and the intention for which they were designed, having due regard to safety and health;

are operated by workers who-

have received appropriate training and been certified competent and been   authorised to operate such machinery; and

are physically and psychologically fit to operate such construction vehicles and mobile plant by being in possession of a medical certificate of fitness;

have safe and suitable means of access;

are properly organized and controlled by providing adequate signaling or other control arrangements to guard against the dangers. relating to the movement of vehicles and plant, in order to ensure their continued safe operation;

are prevented from falling into excavations, water or any other area lower than the working surface by installing adequate edge protection, which may include guardrails and crash barriers;

where appropriate, are fitted with structures designed to protect the operator from falling material or from being crushed should the vehicle or mobile plant overturn;

are equipped with an electrically operated acoustic signaling device and a reversing alarm;

are on a daily basis inspected prior to use, by a competent person who has been appointed in writing and the findings of such inspection is recorded in a register.

The contractor shall furthermore ensure that-

no person rides or be required or permitted to ride on any construction vehicle or

mobile plant otherwise than in a safe place provided thereon for that purpose;

every construction site is organized in such a way that pedestrians and vehicles can move safely and without risks to health;

the traffic routes are suitable for the persons using them, sufficient in number, in suitable positions and of sufficient size;

Every traffic route is, where necessary indicated by suitable signs.

all construction vehicles and mobile plant left unattended at night, adjacent to a freeway in normal use or adjacent to construction areas where work is in progress, shall have appropriate lights or reflectors, or barricades equipped with appropriate lights or reflectors, in order to identify the location of the vehicles or plant;

bulldozers, scrapers, loaders, and other similar mobile plant are, when being repaired or when not in use, fully lowered or blocked with controls in a neutral position, motors stopped and brakes set;

whenever visibility conditions warrant additional lighting, all mobile plant are equipped with at least two headlights and two taillights when in operation;

tools and material are secured in order to prevent movement when transported in the same compartment with employees;

vehicles used to transport employees have seats firmly secured and adequate for the number of employees to be carried; and

When workers are working on or adjacent to public roads, reflective indicators are provided and worn by the workers.

C3.3.9	ELECTRICAL INSTALLATIONS

Before construction commences and during the progress thereof, adequate steps must be taken to ascertain the 'presence of and guard against danger to workers from any electrical cable or apparatus.

All parts of electrical installations and machinery must be of adequate strength to withstand the working conditions on construction sites;

In working areas where the exact location of underground electric power lines unknown, employees using jackhammers, shovels or other hand tools which may make contact with a power line, must be provided with insulated protective gloves or otherwise that the handle of the tool being used is insulated;

All temporary electrical installations must be inspected at least once a week and electrical machinery on a daily basis before use on a construction site by competent persons and the records of these inspections must be recorded in a register to be kept on site.

The control of all temporary electrical installations on the construction site must be designated to a competent person who has been appointed in writing.

C3.3.10	USE & STORAGE OF FLAMMABLE LIQUIDS

Where flammable liquids are being used, applied or stored it must be  done in such a manner that would cause no fire or explosion hazard, and that the workplace is effectively ventilated:

Provided that where the workplace cannot effectively be ventilated-

every employee involved is provided with a respirator, mask or breathing apparatus of a type approved by the chief inspector, and

steps are taken to ensure that every such employee, while using or applying flammable liquid, uses the apparatus supplied to him or her;

No person smokes in any place in which flammable liquid is used or stored, and the contractor shall affix a suitable and conspicuous notice at all entrances to any such areas prohibiting such smoking;

Flammable liquids on a construction site is stored in a well-ventilated reasonably fire resistant container, cage or room and kept locked with proper access control measures in place;

An adequate amount of efficient fire-fighting equipment is installed in suitable locations around the flammable liquids store with the recognized symbolic signs;

Only the quantity of flammable liquid needed for work on one day is to be taken out  of the store for use;

All containers holding flammable liquids are kept tightly closed when not in actual use and, after their contents have been used up, to be removed from the construction site and safely disposed of;

Where flammable liquids are decanted, the metal containers are bonded or earthed;

No flammable material such as cotton waste, paper, cleaning rags or similar material is stored together with flammable liquids.

C3.3.12		WELDING & CUTTING

No contractor shall require or permit welding or flame cutting operations to be undertaken, unless –

the person operating the equipment has been fully instructed in the safe operation and use of such equipment and in the hazards which may arise from its use;

effective protection is provided and used for the eyes and respiratory system and, where necessary, for the face, hands, feet, legs, body and clothing of persons performing such operations, as well as against heat, incandescent or flying particles or dangerous radiation;

leads and electrode holders are effectively insulated; and

The workplace is effectively partitioned off and where not practicable all other persons exposed to the hazards are warned and provided with suitable protective equipment.

No contractor shall require or permit electric welding to be undertaken in wet or damp places, inside metal vessels or in contact with large masses of metal, unless –

the insulation of the electrical leads is in a sound condition;

the electrode holder is completely insulated to prevent accidental contact with 	current-carrying parts;

the welder is completely insulated by means of boots, gloves or rubber mats; and

at least one other person who has been properly instructed to assist the welder in case of an emergency is and remains in attendance during operations

No contractor shall require or permit welding, flame cutting, grinding, soldering or similar work to be undertaken in respect of any tube, tank, drum, vessel or similar object or container where such object or container –

is completely closed, unless a rise in internal pressure cannot render it dangerous; or

contains any substance which, under the action of heat, may –

ignite or explode; or

react to form dangerous or poisonous substances,

Where hot work involving welding, cutting, brazing or soldering operations is carried out at places, other than workplaces which have been specifically designated and equipped for such work, the employer shall take steps to ensure that proper and adequate fire precautions are taken.

C3.3.13		BLASTING & USE OF EXPLOSIVES

C3.3.13.1	Safety distances

The contractor shall –

apply the safety distances for the respective categories of explosives as stipulated in Annexure 1 of the Explosives regulations;

where less than five kilograms of explosives is used, apply to the chief inspector of occupational health and safety for a determination of a safety distance which the employer shall enforce;

C3.3.13.2	Supervision of explosives

In order to ensure that the provisions of the Act and it’s regulations in relation to explosives workplaces are complied with, the contractor shall in writing appoint a competent and certified person in a full-time capacity to be explosives manager in respect of every workplace where explosives are being used, tested, stored or manufactured:

The contractor shall appoint one or more persons, who are suitably qualified and experienced, as authorized supervisors to assist the explosives manager.

The contractor shall ensure that –

the explosives manager

approves in writing the rules, methods, materials, equipment and tools to be used in the danger area;

ensures that all persons under his or her control are informed of the hazards related to their tasks and are thoroughly trained in safe work procedures, in particular with respect to shock, friction risk of fire, or static electricity, and are familiar with the requirements of the Explosives regulations

prescribes all protective clothing and equipment to be used in the danger area

ensures that the processes and equipment specified in schedule licences are safe and appropriate for the manufacturing processes envisaged for the workplace.

the supervising official

is at all times in a position to exercise control over the operations

reports without delay to the explosives manager any plant or

equipment under his or her control that has or may have posed a risk:

ensures that all rules implemented in the interest of health and safety are at all times complied with;

stops all work involving explosives if he or she becomes aware of any risk posed to the health and safety of persons.

C3.3.13.3	Safe handling of explosives

The contractor shall ensure that –

all explosives or ingredients thereof are at all times free of foreign material;

all reasonable precautions are taken to prevent the spillage of explosives;

cleaning procedures in the case of a spillage of explosives are prescribed in writing by the explosives manager: Provided that where no cleaning procedures have been prescribed any unusual spillage of explosives shall be reported immediately to the supervising official:

all waste, paper, timber, rags, cotton and similar materials that have been in contact with explosives or an ingredient of an explosive are disposed of in a manner prescribed in writing by the explosives manager: Provided that at the end of the working day all waste and floor sweepings from danger areas shall be deposited in the designated places;

the explosives or partly mixed explosives are conveyed as soon and as carefully as possible and taking such precautions and in such a manner as will effectively guard against any accidental ignition or explosion

only containers provided for the conveyance of explosives are used for transporting explosives or partly mixed explosives and that such containers are at all times kept clean, free from grit and in a good state of repair:

vehicles containing explosives are left unattended only in designated places

The contractor shall ensure that –

all material, equipment, tools or similar articles used in a danger area are decontaminated after such use, and that no person makes use of any such article that has not been decontaminated after use in a contaminated area;

The certification of the decontamination process is certified and approved by the explosives manager or a person authorized by the explosives manager.

Unless permission has been granted by the chief inspector of occupational health and safety, no contractor shall use –

explosives in workplaces other than explosives workplaces approved by the chief inspector of occupational health and safety;

Any explosives for which no provision is made in Explosives regulations.

No contractor shall allow unauthorized access to such explosives or bury, dump, hide or abandon any explosives.

No contractor shall use any explosive material for blasting purposes unless

he or she is in possession of a written permission issued by or under the authority of the chief inspector of occupational health and safety;

he or she is undergoing training while using such blasting material under the immediate and constant supervision of a person who is in possession of permission

C3.3.13.4	Dangerous areas

The contractor shall ensure that entry and exit from danger areas is only permitted

at the permanent authorized point of entry or exit: Provided that entry or exit at any other point may be authorized by the explosives manager or a person authorized by him if the authorized gatekeeper has been informed thereof;

for persons and vehicles authorized thereto by the explosives manager or a person authorized by him:

to visitors under escort by an authorized person who is aware of the hazards attached to the danger area.

The contractor shall keep a register of the entries and exits and that register shall be available on the premises for inspection by an inspector.

No person shall –

enter the danger area with –

tobacco;

matches, cigarette lighters or other devices capable of generating heat or spark sources;

intoxicating liquor or narcotics;

food, medicine or drinkable fluids: Provided that authorization to enter with such articles may be granted by the explosives manager for purposes of consumption in licensed mess rooms and smoking areas: Provided further that special rules for the control of such consumption and smoking, approved by the chief inspector of occupational health and safety shall be made in writing and shall be enforced by the employer, self-employed person or user; or

radio transmitters or cellular telephones; or

The contractor shall ensure that hazard warning signs are clearly displayed at the entrance to any danger area.

C3.3.14		VESSELS UNDER PRESSURE

C3.3.14.1	Manufacturer's data plate

Every user of a boiler or pressure vessel shall cause a manufacturer's plate with the following minimum particulars to be securely fixed in a conspicuous place to the shell of every such a boiler or pressure vessel:

a)    	Name of manufacturer;

b)    	Country or origin;

c)    	Year of manufacture;

d)    	manufacturer's serial number;

e)    	name, number and date of the standard of design;

f)     	design gauge pressure in Pascal’s; (design pressure)

g)    	maximum permissible operating pressure in Pascal’s;

h)    	operating temperature;

i.)    	capacity in cubic meters; and

j)    	mark of an approved inspection authority.

No person shall remove such a manufacturer's plate or wilfully damage or alter the particulars stamped thereon.

C3.3.14.2	Portable Gas Containers

No user shall use or require or permit a portable gas container to be used, and no user shall fill, place in service, handle, modify, repair, inspect or test any portable gas container, other than in compliance with standards incorporated into the Vessels under Pressure regulations.

C3.3.14.3	Hand held Fire extinguishers

No user shall use, require or permit the use of a hand held fire extinguisher unless designed, constructed, filled, recharged, reconditioned, modified, repaired, inspected or tested in accordance with a safety standard incorporated into the Vessels under Pressure regulations.

No person shall fill, recharge, recondition, modify, repair, inspect or test any hand 	held fire extinguisher unless a holder of a permit issued by the South African Bureau of Standards in terms of SABS 1475.

C3.3.14.4	Gas Fuel use, equipment and systems

No person shall handle, store or distribute a gas fuel in any manner, including the filling of a container, other than in accordance with a health and safety standards.

C3.3.14.5	Inspection and test

Any user of a boiler or pressure vessel shall cause, where reasonably practicable, such a boiler or pressure vessel, including the appurtenances and automatic controls and indicators, to be subjected to an internal and external inspection, and a hydraulic pressure test to 1.25 times the maximum permissible safe operating pressure as the case may be –

by an approved inspection authority before commissioning after installation, re-erection or repairs;

by a person appointed in writing by the user and who is competent to do such inspections and tests by virtue of their training, knowledge and experience in the operation, maintenance, inspection and testing of a boiler or pressure vessel within 36 months from the date of the previous internal and external inspection and hydraulic pressure test: Provided that where a pressure vessel is not subjected to corrosion, the user may dispense with the internal inspection and hydraulic pressure test subject to the written approval of an approved inspection authority:

Provided further that an inspector may require a specific boiler or pressure vessel to be inspected or tested more frequently or permit a specific boiler or pressure vessel to be inspected or tested less frequently:

C3.3.14.6	Recordkeeping

Any user of a vessel under pressure shall keep on his premises a record which shall be open for inspection by an inspector in which the results of inspections, tests, modifications and repairs shall be recorded, dated and signed by the competent person.

C3.3.14.7	Maintenance

No user shall use, cause or permit a vessel under pressure or gas fuel system, including all automatic controls, indicators and appurtenances, to be used unless it is at all times maintained in a safe working condition and the efficiency thereof is proved by regular testing.

No user shall use or cause or permit a vessel under pressure to be used unless it is kept clean and free from any:

carbonized oil or other inflammable material which may ignite under working conditions;

material which may cause corrosion; or

material which is liable to chemical reaction which may cause an uncontrolled rise in pressure.

C3.3.15	PHYSICAL HAZARDS

C3.3.15.1	Ergonomics

Ensure that assigned tasks do not exceed the limits of the performance capacities of the worker.

Prevent injury or any detrimental effects to the health of the worker

Provide that tasks and working conditions will not lead to impairments.

C3.3.15.2	Noise

No contractor shall require or permit an employee to work in an environment in which he is exposed to an equivalent noise level equal to 85 dB(A) or higher. The contractor shall reduce the equivalent noise level to below 85 dB(A) or, where this is not reasonably practicable, he shall reduce the level to as low as is reasonably practicable and take all reasonable steps to isolate the source of the noise acoustically. Where the equivalent noise level in any workplace cannot be reduced to below 85 dB(A) the contractor shall –

•	prohibit any person from entering a noise zone unless such person wears hearing protectors.

The contractor shall provide, free of charge, hearing protectors to each employee who works in or, to any person who is required or permitted to enter a noise zone, and no contractor shall require or permit any person to work in or enter such noise zone, and no person shall work in or enter such noise zone, unless he wears such hearing protectors in the correct manner: Provided that where the

equivalent noise level to which employees are exposed, is such that the attenuation of the hearing protectors does not reduce the said noise to below 85 dB(A) the employer concerned shall limit the time during which employees work in that noise zone in such a way that they are not exposed to an equivalent noise level equal to 85 dB(A) or higher.

The contractor shall properly instruct any person who is required to wear hearing protectors in the use of such protectors and inform him of noise zones where the wearing thereof is compulsory.

The contractor shall –

ensure that every employee employed in a noise zone is subjected to audiometric examinations conducted in accordance with section 7 of SABS 083, by an audiometrist approved by the chief inspector;

keep records of the results of each audiometric examination and make such records available for inspection by an inspector if he so requires; and

keep such records for a minimum period of 30 years after termination of employment: Provided that if the employer ceases activities all such records shall be forwarded to the regional director.

C3.3.15.3	Vibration

Whole-body vibration occurs when the body is supported on a surface which is vibrating (e.g., when sitting on a seat which vibrates, standing on a vibrating floor or recumbent on a vibrating surface). Whole-body vibration occurs in all forms of transport and when working near some industrial machinery.

Hand-transmitted vibration is the vibration that enters the body through the hands. It is caused by various processes where vibrating tools or work pieces are grasped or pushed by the hands or fingers. Exposure to hand-transmitted vibration can lead to the development of several disorders.

C3.3.16	SITE WIDE ELEMENTS

C3.3.16.1	Site Access and Egress

Access to the site will involve crossing the public footpath.

Store materials and plant away from means of access for the general public and occupants.

Remove rubbish and demolition materials regularly. Do not allow to accumulate on flat roofs.

Maintain free access through designated means of escape at all times

Agree with the Client / Client’s Agent delivery points for materials before commencing works.

C3.3.16.2	Visitors to the site

All visitors to report to the Principal Contractor’s reception area for OHS Induction training.

All visitors to sign the visitor’s registration document.

All visitors to be provided with a Visitors Permit to enable them to access the construction site.

All un-inducted visitors must be accompanied on the construction site by an inducted person.

No visitors shall be allowed to access the construction site without wearing the necessary PPE.

C3.3.16.3	Deliveries

Access will involve crossing the public footpath.

C3.3.16.4	Emergencies

Ensure that there are adequate escape routes and that they are kept clear at all times.

C3.3.16.5	Location of Temporary Site Accommodation

See Site Lay-out Plan.

C3.3.16.6	Location of Materials unloading and storage

Materials are to be unloaded and stored in locations which will not in any way affect access or egress to the site or the works.

C3.3.16.7	Traffic and Pedestrian Routes

The road, public footpaths and access way are to be kept open at all times. All necessary signage and barriers are to be put in place to protect pedestrians at the site entrance and access and egress points.

C3.3.16.9	Safety

Ensure that all employees are aware of the Health and Safety policy and put into place arrangements to ensure that all visitors and workers new to the site are aware of the site safety provisions.

Locate underground electricity cables, mark and take precautions to avoid.

Ensure that cartridge operated tools are operated by trained personnel and in accordance with the maker's instructions that the gun is cleaned regularly and kept in a secure place when not in use.

Protect people who may be exposed to health risks arising from hazardous substances.

C3.3.17	CONTINUING LIAISON

The procedures for consideration and evaluation of the health and safety implications of Contractor designed elements of the works must follow the recognised principles of prevention and protection and take account of the issues highlighted in this OHS Specification.

The following information is to be submitted by the Contractor to the Client / Client’s Agent in sufficient time to allow adequate consideration by the Client / Client’s Agent and, where appropriate, the design team, and the provision of relevant information to those persons affected by the works, prior to the commencement of the relevant works:

Suitable and sufficient information to demonstrate that health or safety issues have been adequately considered.

Risk assessments.

A list of health and/or safety hazards identified which cannot be designed out.

A list of any materials or substances which are specified or inherent in the design which is potentially hazardous to health and/or safety.

C3.3.17.1	Unforeseen Eventualities

The following action is to be taken in the event of unforeseen eventualities arising during the construction stage of the project which require significant design changes, or affect the resources required to carry out the work without risk to health and/or safety, or have other health or safety implications.

The Client / Client’s Agent and, where possible, the Principal Contractor are to be advised as soon as possible.

Full details of the relevant health and safety issues involved are to be reviewed with the Client / Client’s Agent and Principal Contractor as soon as possible.

Full details of any revised designs, risk assessments and identified hazards and/or hazardous materials and substances are to be issued to the Client / Client’s Agent and Principal Contractor in sufficient time to allow for the revision of the Health and Safety Plan and notification of all persons affected by the health and/or safety implications of the changes prior to the commencement of the affected works.

C3.3.17.2	Site Liaison

Liaise with all other contractors and implement any agreed changes to the Health and Safety Plan arising from such liaison. Set up regular training for all operatives including induction training for all staff upon arrival to site.

C3.3.17.3	Health and Safety File

Provide the Planning Supervisor with any relevant information which the contractor believes should be incorporated into the Health and Safety File.

C3.3.17.4	Design Development

Provide the Client with all design information prepared by sub-Contractors.

Arrange liaison meetings with sub-contractors to discuss and review health and safety issues arising from the sub-contractors' designs.

C3.3.18		CONCLUSION

The hazards listed above were identified posing potential threats to the health and or safety of persons that will work on the contract.  Although every effort were made to ensure that every possible hazard was identified the Employer cannot guarantee this, therefore it is imperative for the contractor to conduct a comprehensive risk identification and hazard assessment in order to make certain that all hazards are identified.

C3.3.	MANAGEMENT

Management of the works

The management of the site shall be in accordance with the provisions of the SANS Standard Specification for Road and Bridge Works for State Authorities (1998 edition).

OCCUPATIONAL HEALTH AND SAFETY REQUIREMENTS (SPECIFICATIONS)

MHLONTLO LOCAL MUNICIPALITY HEALTH AND SAFETY: CONTRACTOR MANAGEMENT

NO OF PAGES:

NEXT DATE OF REVIEW:

DISCLOSURE CLASSIFICATION:  PUBLIC

__________________________________________________________________________________

COMPILED BY: K.K.Sipika

REGIONAL SHE OFFICER

DATE: 02 June 2021.

1. INTRODUCTION

The purpose of this Health and Safety Specification document is to provide contractors with essential information on significant health and safety aspects of the project/contract for the planning and management of their health and safety.

This Health and Safety Specification is to ensure that all contractors and personnel, site-based suppliers are aware of, and comply with the health and safety requirements/standards.

This specification is intended to ensure the health and safety of persons at the workplace, and the public, and the duty of care to the environment. The health and safety requirements shall be specific to each contract, project, site, and scope of work.

Contractors have the crucial responsibility for executing on-site/project/contract health and safety for their activities/services. Each contractor is responsible for ensuring that his/her employees and the employees of any subcontractors comply with all applicable occupational health and safety legislative requirements and the policies and procedures of Mhlontlo Local Municipality.

The Contractor has the responsibility to implement and maintain all necessary safety precautions and procedures. Details of compliance with appropriate control measures and strategies should be included in the tender or purchasing documentation.

All contractors shall use the applicable health and safety information in this specification to develop a suitable and sufficient health and safety plan, which will indicate to Mhlontlo Local Municipality the level of compliance with the health and safety requirements.

On evaluation and discussions a final accepted health and safety plan will be signed and approved by Mhlontlo Local Municipality, the Principal Contractor is, thereafter, required to ensure the same when appointing a sub-contractor. The Principal Contractor or sub-contractor will not be allowed to commence work on site until the health and safety plan has been approved.

2. SUPPORTING CLAUSES

2.1 SCOPE

This document is the pre-contract health and safety specification which must be used by the contractor and Sub Contractor’s appointed by the end user Principal Contractor to compile health and safety plans for the project and forms part of the tender documentation.

The Principal Contractor and Sub Contractors’ particular attention is drawn to this specification whereby:-:

Upon award of the contract, the contractor is to assume and adopt the function and duties of the Principal Contractor as set out in the Construction Regulations 2003 No. R. 1010 promulgated 18 July 2003.”

The health and safety specifications outlined herein must be taken into account and due allowance made within the pricing of appropriate items contained within the specification. Where the tenderer is of the opinion that a requirement is missing or is not adequately specified then this shall be drawn to the Client attention during the tender period. In the absence of any direction to the contrary, the tenderer shall as part of the tender submission, set out the details of such discrepancy together with the costs associated therewith, separately identified and included within the tender figure.

C3.3.1.2	Principal Contractor

The successful tenderer will upon on signing of the contract, be required to fulfil the function and duties of the Principal Contractor as set out in the Construction Regulations 2003 No. R.1010 promulgated 18 July 2003.

C3.3.1.3	Start of Construction Phase

The construction phase shall not commence until the Principal Contractor’s Health and Safety Plan has been considered and approved by the MLM. The Client shall discuss and negotiate with the Principal Contractor the contents of the Health and Safety Plan submitted by the Principal Contractor before finally approving it for implementation.

The construction phase shall not commence until written permission is received from MLM. In this respect, MLM may or will rely on the advice from the technical team to assess the adequacy and comprehensiveness of the Plan submitted by the Principal Contractor.

In preparing detailed Health and Safety Plan based on the relevant sections of the  Health and safety Specifications supplied,  contractors must allow for the adoption of safe working procedures , co-ordinate and rationalize activities to avoid controllable hazards arising due to clashes of activities.

C3.3.1.4.     Sub-Contractors, Suppliers & Designers

The Principal Contractor shall comply and ensure  appointments in connection with the project including the provisions for the compliance of  sub-contractors, suppliers and designers, etc, as guided by Occupational Health and Safety Act (Act 85 of 1993) and it’s Regulations, in particular the Construction Regulations No.

C3.3.1.5.Liaison

The Principal Contractor shall together with all his appointees, liaison with MLM as required under the Regulations No and agrees procedures for the transfer of relevant Information in respect of designs and in connection with the preparation of the Health and Safety File.

C3.3.1.6. Advice

The tenderer shall, as part of the tender submission indicates where advice will or may be required of the Client in respect of the competence of the tenderer’s designers and the adequacy of resources allocated or to be allocated by them.  Why tenderer advise?

C3.3.1.7.   Undertaking by Principal Contractor and Sub-Contractors appointed by the Principal Contractor

The Principal Contractor as well as Sub-Contractors appointed by him / her shall undertake in writing consent to ensure that the provisions of the Occupational Health and Safety Act (Act 85 of 1993) and it’s Regulations, in particular the Construction Regulation of 2003 No. R 1010 and any amendments or re-enactments thereto are complied with.

The attached Occupational Health and Safety provisions undertaking form for the Principal Contractor shall be completed and signed by the appointed Project Leader r of the awarded bidder..

C3.3.1.8	Client’s Occupational Health and Safety Agent: To be appointed

C3.3.2	INFORMATION REQUIREMENTS

The contractor must provide the following information.

C3.3.2.1	General

The Principal Contractor / Sub-Contractor should submit valid letter of Good Standing from the department of labour in terms of (COID) in full.

The Principal Contractor / Sub-Contractor shall notify the Department of Labour in writing (notification form) before commencement of the intended work .

The Principal Contractor / Sub-Contractor shall have the copy of the OHS (Occupational Health and Safety Act, 85 of 1993)

The Principal Contractor / Sub-Contractor shall have a written and up to date OHS Policy in terms of Section 7 of Occupational Health and Safety Act, 85 of 1993, and include a copy of y Health and Safety Policy and safety plan..

C3.3.2.1	Organogram

Details of the management and staff  systems should be in in place for management,  implementation  and monitoring of the Health and Safety Plan for the project.

Organizations internal structure that consisting of Safety, Health and Environmental (SHE) team explaining their roles, responsibilities and accountabilities.

SHE plans, policies and procedures, directives and standards should be in place guidelines provide instructions as to how activities and functions are to be carried out,

SHE controls, inspections, reviews, etc. should be aligned into construction operations to ensure that performance is consistent with SHE objectives and requirements.

SHE communication mechanisms for collecting, handling and reporting information explaining management Systems that specifies who, what, where, when, why and  how activities should be. WHO is going to do WHAT, WHERE, WHEN, WHY and HOW.

Details of relevant qualifications and experience held by the persons appointed above including previous and recent health and safety education and training undertaken.

Procedures for determining the competence of contractors engaged on the project, whether employed by the contractor directly or by others, to fulfil their duties under the Construction Regulations.

C3.3.2.2	Hazard Identification, Risk Assessment and control

The Principal Contractor / Sub-Contractor shall detail and implement procedures that will identify hazards, assess risks and determine suitable control measures as they arise throughout term of the contract. These procedures shall both comply with and be implemented and managed in accordance with the specification.

The Principal Contractor / Sub-Contractor shall detail and implement procedures that ensure control measures are evaluated for effectiveness and modified as necessary. The evaluation procedure shall detail the responsibilities, timelines and records that will be kept as part of the process.

•	Where Risk is controlled through administrative control measures, the Principal Contractor / Sub-Contractor shall ensure that the administrative measures are:

Clearly documented and those personnel responsible for implementation and management are explicitly defined;

Understood by all relevant personnel through training and assessment;

Implemented as documented and promptly reviewed for effectiveness following initial implementation;

Amended and authorised as required;

Adequately supervised, managed and audited to ensure continuing compliance;

Available at all times wherever the measures are being implemented.

Any piece of plant or equipment not complying with the specification shall cease operation until the Principal Contractor / Sub-Contractor can demonstrate to the satisfaction of the Client / Client’s Agent that the piece of non-conforming plant or equipment conforms to these requirements.

C3.3.2.3	Health and Safety Plan

The Principal Contractor / Sub-Contractor shall develop a Health & Safety Plan to reflect variations in design or changes in site conditions and liaise with the Client /

Client’s Agent.

The Principal Contractor shall develop this Health and Safety Plan so that it:

Incorporates the contractor’s approach to managing the construction work to ensure the health and safety of all persons carrying out the construction work and all persons who may be affected by their work.

Includes the risk assessments prepared by all Contractors under their duties set out in the Construction Regulations 2003 and any other relevant legislation (i.e. the OHS Act and Regulations, etc).

Includes the arrangements for ensuring that, where appropriate or specifically requested, all Contractors / Sub-Contractors prepare suitable and sufficient method statements for their construction works which incorporate adequate measures for ensuring the health and safety of all persons who may be affected by these works.

Incorporates the common arrangements for site safety, statutory notices and registers etc.

Includes the site rules to be adopted for controlling the risks to health and safety during the construction phase(s) or the project.

Includes reasonable arrangements for monitoring compliance with health and safety legislation and site rules.

Includes reasonable measures to ensure co-operation between all Contractors and Sub-Contractors in respect of health and safety provisions and prohibitions.

Includes the steps to be taken to ensure that only authorised persons are allowed into any premises or parts of the site / premises where construction work is being carried out.

Includes arrangements for emergency procedures.

Includes arrangements for ensuring that, so far as is reasonably practicable, every Contractor and Sub-Contractor is provided with comprehensible information about the risks to health and safety of that Contractor / Sub-Contractor, or of any employees or other persons under their control, arising out of the construction works, including the emergency procedures

Includes details of the arrangements for ensuring, so far as is reasonably practicable, that the employees or other persons under the control of any Contractor / Sub-Contractor, and any visitors to the site, receive adequate information about the risks to their health and safety arising out of the construction works and, where necessary, adequate training to carry out their work in a safe and healthy manner.

Includes arrangements for providing all persons at work on the site and visitors to the site with the opportunity and means of discussing and offering advice on health and safety issues relating to the construction works.

Includes arrangements for the reporting of any accidents, injuries or dangerous occurrences, including conforming with the statutory requirements.

Can be modified as the work proceeds to take account of any information received from Contactors / Sub-Contractors, any experience gained during the course of the project or any changes necessary as a result of unforeseen circumstances or alterations to the design.

C3.3.2.4	Programme

A time estimate required by the contractor to implement the Health & Safety Plan sufficiently for works to commence on site.

C3.3.2.5	Cost

A detailed breakdown of costs allowed in the contractor's tender for preparing, managing, implementing and monitoring the Health and Safety Plan, and for complying with the requirements imposed on the Principal Contractors under the Construction Regulations of 2003(No. R. 1010 Promulgated 18 July 2003).

C3.3.3		GENERAL SITE SAFETY

C3.3.3.1	Safety training & education

The Principal Contractor shall detail the OHS competencies and training received by its contract management personnel.

The Principal Contractor’s Health and Safety Plan shall have a detailed register of the skills and competencies for all personnel for the activities that the personnel will undertake under the contract. (E.g. Mobile plant operators, crane operators etc.)

The Principal Contractor shall demonstrate and maintain documentary evidence of competencies on site for the duration of the contract.

C3.3.3.1.1	Induction Training

The Principal Contractor / Sub-Contractor shall develop and detail a Site Induction Training Programme as part of the Occupational Health 	and Safety Plan to be submitted to the Client prior to commencement of construction that includes as a minimum:

Training related to hazards likely to be encountered on Site and control measures that have been developed in response to these hazards;

Roles and Responsibilities of persons identified for training

The requirements of the Health and Safety Plan submitted and approved

Address the identified issues in the Fire Safety, Emergency, Evacuation and Rescue Plan to ensure that all Site personnel are aware of procedures in the event of an incident or emergency occurring;

The Principal Contractor / Sub-Contractor shall evaluate all persons undertaking the site Induction Training through a written test to ensure that inductees have an understanding of the OHS (Occupational Health and Safety) requirements for the contract. The written tests shall be signed and dated by the person undertaking the induction training to attest to their understanding and be retained by the Principal Contractor / Sub-Contractor as a record that the training has been completed.

C3.3.3.1.2	Induction training for specified work

The Principal Contractor / Sub-Contractor shall conduct Site Specific Occupational Health and Safety Induction Training for all personnel, the Client and all visitors not escorted on Site by inducted persons.

The Principal Contractor / Sub-Contractor shall evaluate all persons undertaking the Site Induction Training through a written test to ensure that inductees have an understanding of the OHS (Occupational Health and Safety) requirements for the contract. The written tests shall be signed and dated by the person undertaking the induction training to attest to their understanding and be retained by the Principal Contractor / Sub-Contractor as a record that the training has been completed.

C3.3.3.2	Recording & reporting of injuries

Make arrangements for all contractors to report accidents, ill health and dangerous occurrences notifiable to the Department of Labour under Section 24 of the (Occupational Health and Safety Act, Act 85 of 1993) OHS Act to be reported to  Department of Labour (DoL) Inspector  within  48 hour regarding certain incidents).

All lost time incidents associated with the contract works or reportable as defined by Section 24 of the OHS Act shall be immediately reported to the Client.

The Principal Contractor / Sub-Contractor shall provide a detailed report of all accidents / incidents, including events that could have become lost time incidents were it not for fortuitous circumstances to the Client within 5 days of the incident occurring. The Principal Contractor / Sub-Contractor shall provide copies of all reports and information associated with the incidents to the Client. Copies of reports must be placed on the Health and Safety File.

Where the Principal Contractor / Sub-Contractor has been:

•	Served with a prohibition, contravention or improvement notice under the OHS Act;

•	Required to comply with any order issued by an inspector for the Department of Labour;

The Principal Contractor / Sub-Contractor shall immediately supply a copy of that notice, order or notification to the Client.

Where the Principal Contractor / Sub-Contractor have been served with a summons or is convicted of any offence in relation to occupational health and safety, the Principal Contractor / Sub Contractor shall immediately supply a copy of that summons to the Client.

The Principal Contractor / Sub-Contractor shall detail the reporting and investigation procedures for incident investigation. The procedures shall include the investigating officer responsible and the time limits imposed for reporting and investigating the incident and to implement corrective action in a timely manner so as to prevent a recurrence.

The client may participate in or undertake an investigation into the incident, injury or illness at its discretion and the Principal Contractor / Sub-Contractor shall cooperate with and provide assistance to the investigation organized and undertaken by the Client.

C3.3.3.3	First Aid

Establish and implement a first-aid programme to provide emergency treatment to victims of accidents, chemical substances or excessive exposure to toxic substances.

The programme shall include:

•	proper first aid facilities administered by qualified personnel,

•	first-aid boxes,

•	first-aid room, where there are 500 or more workers on site,

•	training and re-training of first-aiders,

•	first-aid treatment procedures,

•	standard procedures,

•	special procedures, e.g. for poisoning,

•	maintenance of first-aid facilities

All first-aid provisions shall comply with the OHS Act (Act 85 of 1993)

C3.3.3.4	Fire protection and prevention

Appropriate measures must be taken to avoid the risk of fire.

Sufficient and suitable storage must be provided for flammable liquids, solids and gases.

Smoking must be prohibited and notices in this regard must be prominently displayed in all places containing readily combustible or flammable materials;

Combustible materials must not accumulate on the construction site.

Welding, flame cutting and other hot work may only be done after the appropriate precautions have been taken to reduce the risk of fire.

Suitable and sufficient fire-extinguishing equipment must be placed at strategic locations and such equipment must be maintained in good working order.

A sufficient number of workers must be trained in the use of fire-extinguishing equipment.

C3.3.3.5	Site Emergency Procedures

The Principal Contractor / Sub-Contractor shall establish an Emergency Evacuation and Rescue plan.

The plan shall include the following detail:

The role and responsibility of every individual in the work area on fire safety emergency evacuation and rescue;

General work area precautions, fire prevention, detection, protection and warning alarm systems;

Fire fighting and rescue equipment including types of fire extinguishers;

Fire safety measures for Site accommodation;

Escape and communication;

Fire brigade access, facilities and coordination;

Fire drills and training including the use of fire fighting equipment;

Material storage including flammable liquids, gasses and waste;

The Principal Contractor / Sub-Contractor shall ensure that all procedures, precautionary measures and safety standards stipulated in the Plan are communicated, implemented and complied with by all workers including other interfacing contractors on Site.

The Principal Contractor / Sub-Contractor shall practice their emergency preparedness within six (6) weeks of the commencement of work and at least four (4) monthly intervals thereafter.

The Principal Contractor / Sub-Contractor shall review and ensure the adequacy of the Plan as the work progress.

The Principal Contractor / Sub-Contractor shall conduct monthly checks on fire fighting equipment and test alarms and detection devices installed on Site and document findings in a register which shall be on site at all times for inspection.

The Principal Contractor / Sub-Contractor shall conduct weekly inspections of escape routes, fire brigade access, fire fighting facilities and working areas to ensure that the requirements stipulated in the Fire Safety, Emergency, Evacuation and Rescue Plan are complied with. All inspection records shall be documented in registers and kept in the Health and Safety file for inspection at any time.

C3.3.3.6	Housekeeping

Suitable housekeeping must continuously be implemented on the construction site, including:

proper storage of materials and equipment

removal of scrap, waste and debris at appropriate intervals;

Loose materials shall not be placed or allowed to accumulate on the site so as to obstruct access and egress from workplaces and passageways.

C3.3.3.7	Stacking & Storage

Adequate storage areas are must be provided.

Storage areas must be kept neat and under control.

C3.3.3.8	Illumination

Provide adequate artificial lighting when work is carried out after dark or inside buildings.

C3.3.3.9	Sanitation / Hygiene

Provision of site hygiene facilities:

One sanitary facility for every 30 workers.

Adequate washing facilities.

One shower facility for every 15 workers;

Drying sheds, huts, rooms or other accommodation for sheltering during bad weather, storing clothes and taking meals. Facilities should include tables and chairs, suitable means for boiling water and a supply of wholesome drinking water.

The contractor shall provide reasonable and suitable living accommodation for the workers at construction sites which are remote from their homes and where

document stipulates the minimum health and safety requirements that suppliers shall address. Each project and situation may contain additional unique activities, challenges, needs and requirements that must be considered and incorporated in the specification, over and above the minimum requirements already contained in this specification. Similarly, there may be requirements in this specification that are not altogether relevant or applicable to the scope of work and therefore will accordingly be excluded from the specification. This specification may not thoroughly address all hazards associated with any specialised activity or operations; in this situation, suppliers shall be responsible for developing their own

health and safety plans and procedures to adequately address their scope of operations. Suppliers will include contractors, service providers, and consultants.

Authorised by : __________________________________              Date : ______________

Director: Infrastructure and Planning.

PRICING DATA

C2.1 PRICING INSTRUCTIONS

Measurement and payment shall be in accordance with the relevant provisions of the JBCC Standard Specification, The General Conditions of Contract, the Contract Data, the Scope of Work (including the Specifications), the Site Information and the Drawings are to be read in conjunction with the Bill of Quantities

2.	The units of measurement described in the Bill of Quantities are metric units.  Abbreviations used in the Bill of Quantities are as follows:

%	=	percent				
h	=	hour

ha	=	hectare

kg	=	kilogram

kl	=	kiloliter

km	=	kilometer

km-pass		=	kilometre-pass

kPa		=		kilopascal

kW	=	kilowatt			
l	=	liter

m		=	meter

mm	=	millimeter

m²	=	square meter			
m²-pass	=	square meter-pass		
m³	=	cubic meter			
m³-km	=	cubic meter-kilometer	
MN	=	mega newton

MN.m	=	mega newton-meter

MPa	=	mega Pascal

No.	=	number

Prov sum	=	Provisional sum

PC sum	=	Prime Cost sum

R/only	=	Rate only

sum	=	lump sum

t		=	ton (1000 kg)

W/day		=		Work day

3.	For the purpose of the Bill of Quantities, the following words shall have the meanings hereby assigned to them:

Unit:	The unit of measurement for each item of work as defined in the SANS Standard Specification, The General Conditions of Contract, the Contract Data, the Scope of Work (including the Specifications).

Quantity:	The number of units of work for each item.

Rate:	The payment per unit of work at which the Tenderer tenders to do the work..

Amount:	The product of the quantity and the rate tendered for an item.

Lump sum:	An amount tendered for an item, the extent of which is described in the Bill of Quantities, the Specifications or elsewhere but of which the quantity of work is not measured in units.

4.	Unless otherwise stated, items are measured net in accordance with the drawings, and no allowance is made for waste.

5.	It will be assumed that prices included in the Bill of Quantities are based on Acts, Ordinances, Regulations, By-laws, International Standards and National Standards that were published 28 days before the closing date for tenders. (Refer to www.stanza.org.za or www.iso.org for information on standards)

6.	The prices and rates in the Bill of Quantities are fully inclusive prices for the work described under the items.  Such prices and rates cover all costs and expenses that may be required in and for the execution of the Works described in accordance with the provisions of the Scope of Work, and shall cover the cost of all general risks, liabilities, and obligations set forth or implied in the Contract Data, as well as overhead charges and profit.  These prices will be used as a basis for assessment of payment for additional work that may have to be carried out.

7.    	Where the Scope of Work requires detailed drawings and designs or other information to be provided, all costs associated therewith are deemed to have been provided for and included in the unit rates and sum amounts tendered under such items.

8.	An item against which no price is entered will be considered to be covered by the other prices or rates in the Bill of Quantities. A single lump sum will apply should a number of items be grouped together for pricing purposes.

9.	The quantities set out in the Bill of Quantities are approximate and do not necessarily represent the actual amount of work to be done.  The quantities of work accepted and certified for payment will be used for determining payments due and not the quantities given in the Bill of Quantities.

10.	The short descriptions of the items of payment given in the Bill of Quantities are only for the purposes of identifying the items.  More details regarding the extent of the work entailed under each item appear in the Scope of Work.

11.	The item numbers appearing in the Bill of Quantities refer to the corresponding item numbers in the SABS 1200 applicable specification.  The work scheduled payment should be referred to the applicable payment items in SABS 1200, which must receive preference to the reference given in the Schedule of Quantities or if any such reference is not indicated.

12.	Those parts of the contract to be constructed using labour-intensive methods have been marked in the Bill of Quantities with the letters LI in a separate column filled in against every item so designated.  The works, or parts of the Works so designated are to be constructed using labour-intensive methods only. The use of plant to provide such Works, other than plant specifically provided for in the Scope of Work, is a variation to the contract. The items marked with the letters LI are not necessarily an exhaustive list of all the activities which must be done by hand, and this clause does not over-ride any of the requirements in the generic labour intensive specification in the Scope of Works.

13	Payment for items, which are designated to be constructed labour-intensively (either in this schedule or in the Scope of Works), will not be made unless they are constructed using labour-intensive methods. Any unauthorised use of plant to carry out work which was to be done labour-intensively will not be condoned and any works so constructed will not be certified for payment.

BILL OF QUANTITIES

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 1 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION No : 1200 BILL No : 1 CONTRACTOR'S ESTABLISHMENT ON SITE AND GENERAL OBLIGATIONS SECTION A - THE CONTRACTOR'S GENERAL OBLIGATIONS: |  |  |  |  |
| (a) | Fixed Obligation | Prov.Sum | 1 | 50 000,00 | 50 000,00 - |
| (b) | Value -related obligations | Prov.Sum | 1 | 30 000,00 | 30 000,00 - |
| ( c ) | Time-related Obligation | Prov.Sum | 5 | 10 000,00 | 50 000,00 - |
| (d) | Community Liaison Officer | Prov.Sum | 5 | 3 500,00 | 17 500,00 - |
| (e) | Remuneration of PSC representatives | Prov.Sum | 25 | 350,00 | 8 750,00 - |
| (f) | Occupational Health & Safety ( Inclusive of Covid Regulations and Specifications) | Prov.Sum | 1 | 61 825,00 | 61 825,00 - |
| (g) | Provision of Security | Prov.Sum | 5 | 3 500,00 | 17 500,00 - |
| (h) | Telephonic Allowance for Engineer | Prov.Sum | 1 | 16 500,00 | 16 500,00 - |
| (I) | Airtime Allowance for Engineer | Prov.Sum | 5 | 750,00 | 3 750,00 |
|  | CARRIED TO FINAL SUMMARY |  |  |  | 255 825,00 |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 2 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 2 BILL NO. 1 ALTERATIONS (PROVISIONAL) DEMOLITIONS ETC Demolishing of existing structures Take down existing steel structure with sheet metal roof sheeting over steep area approximately 8.2m wide x 19m long, set aside and re-construct steel structure and roof sheeting in same position | No | 1 |  | - |
|  | REMOVAL OF EXISTING WORK Taking out/off and removing sundry metalwork and making good finishes Take out and remove single security gate and frame 900 x 2100mm high | No | 8 |  | - |
|  | Taking out and removing doors, etc. including thresholds, including finishing plastered reveals and prepare opening to receive new door and frame where applicable, etc. Timber door 813 x 2032mm with steel door frame (new door and frame measured elsewhere) | No | 13 |  | - |
|  | Taking out and removing doors, windows, etc. including thresholds, sills, etc. and building up openings in brick walls including making good cement plaster on one side and face bricks to match existing to the other side (making good paint work elsewhere) Steel frame windows 1300 x 1430mm high overall in one brick wall | No | 4 |  | - |
|  | Taking out and removing doors, windows, etc. including thresholds, sills, etc. and building up openings in brick walls including making good cement plaster on both sides (making good paint work elsewhere) Timber single door and steel frame 813 x 2032mm high overall in one brick wall | No | 2 |  | - |
|  | Taking out and remove timber door from steel door frame, prepare existing door frame to receive new timber door (new door measured elsewhere) Timber single door 813 x 2013mm high | No | 4 |  | - |
|  | Taking down and removing roofs, floors, paneling, ceilings, partitions, etc. Knock-up ceilings, including brandering, etc. | m2 | 480 |  | - |
|  | Taking out and removing sundry joinery work and prepare surface to receive new 19 x 76mm Skirting and quadrant bead | m | 345 |  | - |
|  | Taking up and removing vinyl floor coverings, carpeting, etc. Vinyl floor tiles, and prepare floors to receive new vinyl tiles, vinyl sheeting or ceramic/ porcelain tiles(new floor finish measured elsewhere) | m2 | 825 |  | - |
|  | Chromium plated rear cistern grab rails 600mm long for disabled WC | No | 1 |  | - |
|  | Chromium plated side grab rails 600mm long for disabled WC | No | 1 |  | - |
|  | Chromium plated hat and coat hook | No | 15 |  | - |
|  | Take out and remove lock sets etc. from timber door and prepare door to receive new ironmongery (new ironmongery measured elsewhere) | No | 8 |  | - |
|  | Taking out and removing piping, sanitary fittings, etc. including disconnecting piping from fittings and making good floor and wall finishes 15mm Copper piping including fittings and brackets | m | 86 |  | - |
|  | Ceramic WC pan and cistern, including pipe work and making good walls where damaged | No | 12 |  | - |
|  | Stainless Steel hand basin, including pipe work, etc. and making good walls where damaged | No | 9 |  | - |
|  | Stainless Steel urinals from wall, including pipe work, etc. and making good walls where damaged | No | 6 |  | - |
|  | Take down and remove geysers, including all pipework, trays, etc. | No | 1 |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | Taking out and removing glass and mirrors Glass from steel windows including cleaning out rebates and preparing for new glass | m2 | 32 |  | - |
|  | Taking out and removing electrical services Take out and remove electrical services, including wire, light fittings, etc. | m2 | 956 |  | - |
|  | PREPARATORY WORK TO EXISTING STRUCTURE Service existing 30m fire hose reel including stopcock, shut-off nozzle, wall brackets, pipework etc. and leave in a good working order | No | 5 |  | - |
|  | REMEDIAL WORK TO EXISTING STRUCTURE Repair cracks to brick walls Cracks not exceeding 2mm wide to be repaired by hacking of plaster for 300mm wide overall by using a small angle grinder to cut a sharp edges, fix chicken mesh to exposed area, plaster exposed area and finish smooth to match existing plaster (paintwork elsewhere) | m | 25 |  | - |
|  | Cracks not exceeding 10mm wide to be repaired by hacking of plaster for 300mm wide overall by using a small angle grinder to cut sharp edges, cut into wall on the approximate centre line of the crack, joint to be filled with expanding polyurethane foam, including a joint sealant compound to engineers specification, reinforced with chicken mesh to exposed area, plaster exposed area and finish smooth to match existing plaster (paintwork elsewhere) | m | 25 |  | - |
|  | Excessive cracks exceeding 10mm wide to be repaired by hacking of plaster for 400mm wide overall by using a small angle grinder to cut sharp edges, cut into wall on the approximate centre line of the crack, joint to be filled with expanding polyurethane foam, including a joint sealant compound to engineers specification, and reinforced with 6mm diameter bent rod with 100mm long staple ends to be fixed to exposed area using epoxy in pre drilled holes spaced 200mm apart, plaster exposed area and finish smooth to match existing plaster (paintwork elsewhere) | m | 15 |  | - |
|  | Repair Cracks to Floors Cut into crack not exceeding 5mm wide for a depth of 50mm with a small angle grinder, clean out and ensure that there are no loose material or dust inside the joint before applying an appropriate epoxy joint filler/sealant (according to engineers specification) | m | 45 |  | - |
|  | CHASE IN BRICKWORK Chase into brick walls for piping not exceeding 50mm diameter, fill up chasing not exceeding 80mm wide and making good existing plaster | m | 375 |  | - |
|  | MAKING GOOD OF FINISHES, ETC Strip paint and prepare surfaces to receive wall tiles | m2 | 427 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
| 3 | SECTION NO. 3 BILL No : 2 CONCRETE (Provisional) THE FOLLOWING IN BUILDING PLATFORMS CONCRETE Walkways, Apron and Tank Stands | m3 | 20 |  | - |
|  | TEST BLOCKS Prepare a set of three 150 x 150 x 150mm concrete strength test blocks, label and send to an approved laboratory for testing, pay all charges and submit report to the Regional Representative. Only successful tests will be paid (Provisional) | No | 3 |  | - |
|  | REINFORCEMENT Mild tensile steel reinforcement to structural concrete work 8mm Diameter bars | t | 0,09 |  | - |
|  | High tensile steel reinforcement to structural concrete work 12mm Diameter bars | t | 0,92 |  | - |
|  | 10mm Diameter bars | t | 0,8 |  | - |
|  | FORMWORK SMOOTH FORMWORK Smooth formwork to sides Walkways, Apron and Tank Stands | m2 | 56 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |
| 4 | SECTION NO. 4 BILL NO. 4 MASONRY (PROVISIONAL) Galvanised hoop iron cramps, ties, etc. 1,6mm Thick galvanised hoop iron roof tie, 32mm wide, built 750mm deep into brickwork and wrapped over and nailed to truss | No | 30 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |
| 5 | SECTION NO. 5 BILL NO. 5 WATERPROOFING (PROVISIONAL) WATERPROOFING TO ROOFS 4mm "Derbigum SP" waterproofing On sloping floors | m2 | 8 |  | - |
|  | Additional membrane 300 mm girth at turn-ups and sealing top edge into groove with mastic waterproofing | m | 4 |  | - |
|  | 30 x 30mm Triangular fillet | m | 4 |  | - |
|  | PROTECTIVE ROOFING PAINT Two coats "Silvakote" bituminous aluminium paint On waterproofing to roofs | m2 | 928 |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 6 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 6 BILL NO. 6 ROOF COVERINGS, ETC (PROVISIONAL) PROFILED METAL SHEETING AND ACCESSORIES The roof sheeting shall be double-interlocking concealed-fix profile with transverse stiffener ribs roll-formed in continuous lengths and cut to length by a pneumatic cut-off process from certified 0.58mm Galvanized z200 steel with a Chromadek paint finish. A certificate verifying compliance shall be issued by the manufacturer. The profile shall be roll-formed with four ribs at centers not exceeding 233mm and a cover width not exceeding 700mm, the pans/troughs shall incorporate transverse stiffener ribs. These will include a male and female rib with capillary action breaks. The male rib shall incorporate spurs spaced no more than 200mm apart to ensure minimum clipping areas on the side lap, and stand proud of the rib for purposes of double interlocking action with adjacent sheets. When interlocked, the minimum sheet depth shall be 41mm. Sheeting system to be installed on light weight steel frames with class 3 tapered fine thread wafer head screws. Roof sheeting with pitch not exceeding 50 degrees | m2 | 182 |  | - |
|  | 0.6 mm Chromadeck sheet iron 0,6mm Standard sheet iron ridge capping | m | 20 |  | - |
|  | 0,6mm Standard sheet iron hip capping | m | 18 |  | - |
|  | 0,6mm Standard sheet iron valley lining | m | 20 |  | - |
|  | Head wall flashing 450mm girth | m | 10 |  | - |
|  | ROOF AND WALL INSULATION "Sisalation 420" heavy industrial grade aluminium foil based insulation Insulation laid taut under purlins and fixed concurrent with roof covering including galvanised steel straining wires | m2 | 182 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 7 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 7 BILL NO. 7 CARPENTRY AND JOINERY (PROVISIONAL) ROOFS ETC EAVES, VERGES, ETC Fibre cement boards including standard aluminium jointing strips 12 x 225mm Fascia's and barge boards including galvanised steel H-profile jointing strips | m | 67 |  | - |
|  | SKIRTINGS Wrought meranti 19 x 76mm Skirting including 19mm quadrant bead nailed | m | 121 |  | - |
|  | DOORS Wrought Meranti 40mm Framed, ledged, braced and battened door filled in flush one side with 22mm tongued, grooved and V-jointed both sides vertical boarding in narrow widths, hung to pressed steel door frame, size 813 x 2032mm high | No | 2 |  | - |
|  | Approved semi- solid flush panel doors with 3.2mm tempered hardboard covering on both sides and two concealed edges 40mm Door 762 x 2032mm high with under cut to 1900mm high door | No | 4 |  | - |
|  | FITTINGS Note : All joinery fittings to include for all necessary ironmongery, metalwork and finishes as detailed on the architects drawings. Cupboards 4844mm long x 600mm wide x 2100mm high in Offices | No | 4 |  | - |
|  | Wall mounted shelving 4900mm long x 600mm wide x 2100mm high in store rooms | No | 1 |  | - |
|  | Kitchen cupboard 3984mm long x 910mm high floor and wall unit 2817mm long x 490mm high in kitchen | No | 1 |  | - |
|  | Kitchen cupboard 2250/1860mm (4100mm overall) long x 910mm high floor and wall unit 1744mm long x 490mm high in kitchen | No | 1 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 8 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 8 BILL NO. 8 CEILINGS, PARTITIONS AND ACCESS FLOORING (PROVISIONAL) CEILINGS KNOCK-UP CEILINGS Plasterboard ceilings 6,4mm Gypsum plaster ceiling boarding fixed to and including 38 x 50mm sawn SA pine brandering at 400mm centres in one direction, including H metal cover strips | m2 | 394 |  | - |
|  | Extra over gypsum plasterboard ceiling for pressed metal trap door size 600 x 600mm | No | 14 |  | - |
|  | Fibre-cement ceilings 4mm Fibre-cement ceiling boarding fixed to and including 38 x 50mm sawn SA pine brandering at 400mm centres in one direction, including H metal cover strips | m2 | 10 |  | - |
|  | CORNICES Wrought softwood 19 x 50mm Wrought SA pine cornice with and including 19mm quarter round fixed to brandering or walls | m | 400 |  | - |
|  | INSULATION Ceiling insulation 135mm Fibreglass or mineral wool insulation closely fitted and laid on top of brandering between roof timbers | m2 | 1019 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |
| 9 | SECTION NO. 9 BILL NO. 9 Skirting's CF38 cover former fixed to floor and wall corner in accordance to manufacturers specifications | m | 89 |  | - |
|  | CS capping strip fix to top of formed skirting fix in accordance to manufacturer specifications | m | 89 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 10 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 2 BILL NO. 10 IRONMONGERY (PROVISIONAL) LOCKS Union Satin chrome bathroom/WC mortice indicator lockset (code CZ80941) | No | 6 |  | - |
|  | 75mm Three lever mortice lockset comprising of three lever lock (code 2277-78) and "Dove range" anodised silver handles (ref. AL6D22-05AS) | No | 8 |  | - |
|  | 75mm Four lever mortice lock set comprising of four lever lock (code 2268-786 and "Dove range" satin chrome finished handles (ref. AL6D22-05AS) | No | 8 |  | - |
|  | HANDLES DOOR CLOSERS Union delayed action door closers DC700-DA | No | 8 |  | - |
|  | SUNDRIES 3 x 25mm Brass dividing strip between different floor finishes | m | 22 |  | - |
|  | Union ref. AL8730AS door stop plugged and screwed to wall or floor | No | 9 |  | - |
|  | LETTERS AND NAMEPLATES 3mm Thick x 32mm wide clear Perspex numeral plate reverse engraved and enameled in two numerals and/or letters, twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 10 |  | - |
|  | 3mm Thick x 32mm wide clear Perspex name plate reverse engraved and enameled in lettering to spell the word "KITCHEN", twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 1 |  | - |
|  | 3mm Thick x 32mm wide clear Perspex name plate reverse engraved and enameled in lettering to spell the word "OFFICE", twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 1 |  | - |
|  | 3mm Thick x 32mm wide clear Perspex name plate reverse engraved and enameled in lettering to spell the word "TOILET", twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 2 |  | - |
|  | 3mm Thick x 32mm wide clear Perspex name plate reverse engraved and enameled in lettering to spell the word "RECEPTION", twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 1 |  | - |
|  | 3mm Thick x 32mm wide clear Perspex name plate reverse engraved and enameled in lettering to spell the word "BATHROOM", twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 4 |  | - |
|  | 3mm Thick x 32mm wide clear Perspex name plate reverse engraved and enameled in lettering to spell the word "GENERAL OFFICE", twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 1 |  | - |
|  | 3mm Thick x 32mm wide clear Perspex name plate reverse engraved and enameled in lettering to spell the word "ADMIN", twice countersunk holed for and screwed to door with chromium plated dome headed screws | No | 1 |  | - |
|  | TOILET ACCESSORIES 19mm Stainless steel chromium plated towel rail, 600mm long, with end brackets plugged to plastered or tiled wall | No | 4 |  | - |
|  | 19mm Diameter stainless steel rear grab rail to inside of door in strict accordance to the manufacturer's specifications | No | 4 |  | - |
|  | 32mm Diameter stainless steel rear grab rail around cistern as Chairman Industries code SR2A or similar approved fixed to wall in strict accordance to the manufacturer's specifications | No | 4 |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | 32mm Diameter stainless steel side grab rail around cistern as Chairman Industries code DL2 or similar approved fixed to wall in strict accordance to the manufacturer's specifications | No | 4 |  | - |
|  | "Franke" or other approved Stainless steel recessed double toilet roll holder with spindle system Ref. code RODX672E | No | 4 |  | - |
|  | Stainless steel recessed paper towel dispenser, waste bin combination, Ref. code RODX602E | No | 4 |  | - |
|  | Stainless steel mirror complete, Ref. code M600HD | No | 9 |  | - |
|  | WALL MOUNTED WRITING BOARDS "Parrot" or other approved Deluxe model white ‘Write ‘n Wipe’ writing board with Easy Groove aluminium frame complete with mounting brackets and fasteners. Size 1500 wide x 900 high. Top of writing board 2100mm from finished floor level. | No | 2 |  | - |
|  | Info board with Easy Groove aluminium frame complete with mounting brackets and fasteners. Size 1200 wide x 900 high. Top of board 2100mm from finished floor level. Product code BD0741L | No | 1 |  | - |
|  | "Buchels" or other approved Soap dispenser product Ref. code B 2803 | No | 2 |  | - |
|  | VERTICAL BLINDS "Luxaflex" 19mm perforated blades adjustable vertical blinds system, or similar approved, with anodised aluminium tracks, plugged to soffits. Tracks to be equipped with stainless steel mechanical spacers, acetol hooks and non-extensible cord Blind for window size 1300 x 1430mm high | No | 8 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 11 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 11 BILL NO. 11 METALWORK (PROVISIONAL) PRESSED STEEL DOOR FRAMES 1,6mm Double rebated frames suitable for half brick walls Frame for door 813 x 2032mm high with two 100mm steel butts and slotted for lock strike | No | 4 |  | - |
|  | 1,6mm Double rebated frames suitable for one brick walls Frame for door 813 x 2032mm high | No | 4 |  | - |
|  | ALUMINIUM WINDOWS, DOORS, ETC NOTE : The given sizes are overall, approximate and in the order of width and height. The detailed drawings and building must be carefully checked for exact sizes before placing orders. Any errors in this respect will be at the contractor's expense and no claims for extras on this account will be entertained Bronze anodised aluminium window frames with double glazing of Low-E glass with all glazing thickness to comply with SANS 10400 part N, SANS 10137, SANS 1263, AAMSA and SAGGA test requirements and plugged to brickwork, concrete or steel as per drawings attached in Annexure B back of bills of quantities including all ironmongery, tracks etc. Window 2260 x 2100mm high | No | 4 |  | - |
|  | Window 900 x 900mm high | No | 4 |  | - |
|  | Window 600 x 900mm high | No | 4 |  | - |
|  | Window 3111 x 1360mm high | No | 12 |  | - |
|  | Window 877 x 2465mm high | No | 1 |  | - |
|  | STEEL STRONGROOM DOORS, VENTILATORS, ETC Rates The rates for strong room doors, wall safes and ventilators shall include for fixing in position complete Archer or similar approved strong room doors, etc. suitable for 230mm walls fixed to brickwork or concrete Standard safe door doorstop fixed to wall | No | 1 |  | - |
|  | Double ended steel telescopic ventilator for wall opening size 185 x 185mm suitable for and built into 150mm thick wall, complete with face plates on both sides, drop shutter mechanism operating from fuseable metal plug, wire gauze and baffle plates | No | 1 |  | - |
|  | TURBINE VENTILATOR Zincalume slope mounted turbine ventilator size 400mm diameter fixed through roof sheeting to steel purlins including watertight joints, necessary sealing strips, fixing accessories,etc | No | 20 |  | - |
|  | AIR CONDITIONERS Samsung AR3000 Wall Split 9000 Btu/hr. Non Inverter Air Conditioner mounted to wall and fixed with necessary fixing accessories,etc | No | 4 |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 12 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 12 BILL NO. 12 PLASTERING (PROVISIONAL) SCREEDS Screeds on concrete Average 40mm Thick screeds to existing surface beds | m2 | 46 |  | - |
|  | INTERNAL PLASTER One coat (4:1) cement plaster finished to a smooth and even steel troweled surface on brickwork On walls | m2 | 34 |  | - |
|  | On narrow widths | m2 | 27 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |
| 13 | SECTION NO. 13 BILL NO. 13 TILING (PROVISIONAL) 300x300mm Full bodied non-slip porcelain floor tiles on bedding on concrete and flush pointed with 3mm dark grey jointing compound as per TAL or similar approved ( allow for a PC Amount of R 120/m2, excluding vat, delivered on site) On floors | m2 | 865 |  | - |
|  | Carried to section summary |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 14 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 14 BILL NO. 14 PLUMBING AND DRAINAGE (PROVISIONAL) SANITARY FITTINGS INCLUDING FIXING IN POSITION, MAKING ALL CONNECTIONS AND JOINTING TO PIPES "Vaal" or other approved Vitreous china 510X390mm swift oval 1TH counter basin (code 704401) basin with two semipunched tap holes, integrated overflow, plug and chain | No | 8 |  | - |
|  | Vitreous china 560x415mm Tuscany PP basin (code 700603) basin with single tap holes, integrated overflow, plug and chain, bolted to wall using 8mm bolts (code 0206), supported on classic floor mounted pedestal | No | 8 |  | - |
|  | Vitreous china "Pearl Paraplegic" semi-closed coupled 90 deg. outlet open rim wash down pan (code 7300SC) and matching 9 litre cistern complete with lid fittings and purpose-made chromium plated side flush lever, supplied with heavy duty "urea" seat and cover (left or right) | No | 1 |  | - |
|  | Vitreous "Hibiscus Elite" close coupled suite 90 deg. outlet open rim front single flush suite complete with cistern, lid and fitments (code 772402) with low level flush pipe and heavy seat | No | 8 |  | - |
|  | Vitreous china junior low level wash down pan closed coupled 90 deg. outlet open rim front single flush suite complete with cistern, lid and fitments (code 751301) with low level flush pipe and heavy duty jazz seat | No | 2 |  | - |
|  | Vitreous china wall hung "Sweetpea" bowl urinal (code 705126/705127) overall size 275 x 565 x 310mm, complete with back inlet fittings (code 7054Z2), 38mm chromium plated grating, spreader, mini p-trap DPE F40 PMP and two hanging brackets | No | 2 |  | - |
|  | "Franke" stainless steel or similar approved Stainless steel type 304 (18/10) single end bowl overlay sink as "Franke Trendline 711 Drop-in Sink" (code 103005) 1000mm long x 460mm wide, complete with "Falcon Franke fixing brackets (code 1030011-pair, with a 50mm chrome plated waste outlet, plug and chain, the sink fitted on top of kitchen or joinery fittings (elsewhere measured) | No | 4 |  | - |
|  | WASTE UNIONS ETC 32x75mm Basin waste slotted (code BW202S) | No | 8 |  | - |
|  | 40x35mm Bath waste (code BTW201) | No | 8 |  | - |
|  | TRAPS, ETC INCLUDING JOINTS TO STEEL PIPE AND/OR FITTINGS UNLESS OTHERWISE DESCRIBED PVC 40mm Plain P bath trap combination with overflows (code F40PBC) | No | 4 |  | - |
|  | 32mm Bottle trap 32x32mm (code A181-32) | No | 4 |  | - |
|  | 32mm Bottle trap 1+1/2 x 50mm (code 365/50) | No | 4 |  | - |
|  | 32-40mm Flexi trap or other approved butyl rubber deep seal P- or S-trap | No | 4 |  | - |
|  | TAPS, VALVES, ETC "Cobra Watertech" or other approved 15mm 128CP "Star" underwall pattern stopcock | No | 8 |  | - |
|  | FJ6000.CP "Flushmaster Junior" urinal flush valve | No | 2 |  | - |
|  | Ledimo sink mixer (code LO-296) | No | 4 |  | - |
|  | Valves, etc. including capillary soldered joints to steel pipes and/or to fittings 15mm Copper service pipe 350mm girth | No | 8 |  | - |
|  | 15mm Chromium plated regulating valve (code 5188) or other approved stopcock | No | 8 |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SANITARY PLUMBING uPVC pipes 50mm Pipes | m | 56 |  | - |
|  | 110mm Pipes | m | 42 |  | - |
|  | Extra over uPVC pipes for fittings 50mm Bend | No | 3 |  | - |
|  | 50mm Access bend | No | 3 |  | - |
|  | 50mm Junction | No | 5 |  | - |
|  | 50mm Access junction | No | 8 |  | - |
|  | 110mm Junction | No | 6 |  | - |
|  | 110mm Access bend | No | 4 |  | - |
|  | 110mm Access junction | No | 8 |  | - |
|  | 110mm Pan connector | No | 8 |  | - |
|  | 110mm Access bend with anti-syphon horn | No | 8 |  | - |
|  | SEWAGE PIPE Supplying, Installation and fitting of sewage pipe Marley Pipes Underground PVC Plain Pipe that connects to the septic Tank | Prov. Sum | 1 | 10 000,00 | 10 000,00 |
|  | WATER SUPPLIES Class 2 copper pipes 15mm Pipe fixed in walls, ceilings, roofs, floors, etc. or laid in filling | m | 125 |  | - |
|  | 22mm Ditto | m | 58 |  | - |
|  | Extra over copper pipes for fittings 15mm Fittings | No | 50 |  | - |
|  | 22mm Fittings | No | 24 |  | - |
|  | FIRE APPLIANCES, ETC "Chubb" "Everyway" hose reel complete with 30m plastic hose, chromium plated stopcock, shut-off nozzle and wall bracket | No | 2 |  | - |
|  | 4,5Kg DCP dry powder portable fire extinguisher on and including wrought meranti backboard size 1000 x 255 x 25mm thick plugged and screwed to wall and finished with two coats of polyurethane varnish, including 120 x 20 x 2mm mild steel strip bent to form hook | No | 2 |  | - |
|  | ELECTRIC WATER HEATERS "Kwikot" 150 Litre horizontal wall mounted electric water heater, complete with and including all pipe connections, vacuum breaker, pressure reducing valve, drip tray, etc. | No | 1 |  | - |
|  | LAGGING "Thermaflex" pipe insulation Insulation to 15mm pipe and couplings | m | 50 |  | - |
|  | Insulation to 22mm pipe and couplings | m | 50 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  |  |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM 15 |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 15 BILL NO. 15 GLAZING (PROVISIONAL) GLAZING Mirrors 450 x 600mm high x 6mm thick "GG" quality polished approved silvered float glass copper backed mirror with 10 mm bevelled and polished edges four times holed for and fixed with chromium plated dome capped mirror screws with rubber buffers to plugs in brickwork or concrete | No | 2 |  | - |
|  | Carried to section summary |  |  |  | - |
| 16 | SECTION NO. 16 BILL NO. 16 PAINTWORK (PROVISIONAL) PAINTWORK, ETC TO PREVIOUSLY PAINTED WORK ON FLOATED PLASTER Prepare, stop and paint one coat approved alkali resistant primer, one coat universal undercoat and two coats polyurethane matt enamel paint On internal walls | m2 | 945 |  | - |
|  | Prepare, stop and paint one coat approved alkali resistant primer and two coats Super Acrylic PVA paint for exterior use On external walls | m2 | 954 |  | - |
|  | PAINT ON FIBRE CEMENT Prepare, stop, paint nail heads with flat oil paint and apply one coat alkali resistant primer and two coats acrylic emulsion paint for exterior use On fascia boards | m2 | 160 |  | - |
|  | ON METAL Prepare, touch up factory primer, paint one coat zinc chromate primer, one undercoat and two coats high gloss enamel paint On door frames | m2 | 22 |  | - |
|  | On Grille gates and screens | m2 | 19 |  | - |
|  | PAINTWORK ETC TO NEW WORK PAINT ON PLASTER Prepare, stop and paint one coat approved alkali resistant primer, one coat universal undercoat and two coats eggshell enamel paint On internal walls | m2 | 1307 |  | - |
|  | On ceilings | m2 | 20 |  | - |
|  | PAINT ON FIBRE CEMENT Prepare, stop, paint nail heads with flat oil paint and apply one coat alkali resistant primer and two coats acrylic emulsion paint for exterior use On ceilings | m2 | 10 |  | - |
|  | On fascia's and barge boards | m2 | 162 |  | - |
|  | PAINT ON PLASTERBOARD Prepare, stop, prime nail heads and metal joiner strips with one coat zinc chromate primer and paint one coat alkali resistant primer and two coats Polvin Super Acrylic PVA paint interior use On ceilings | m2 | 162 |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | PAINT ON METAL Prepare, touch up factory primer, paint one coat zinc chromate primer, one undercoat and two coats high gloss enamel paint On door frames | m2 | 16 |  | - |
|  | PAINT ON WOOD Prepare, stop and paint one undercoat and two coats matt enamel paint On doors | m2 | 18 |  | - |
|  | Prepare, grain fill and apply three coats polyurethane clear matt varnish On doors | m2 | 18 |  | - |
|  | Prepare, grain fill and apply two coats eggshell polyurethane varnish On skirting's, rails, etc. not exceeding 300 mm girth | m | 5 |  | - |
|  | POLISH Prepare and apply two coats emulsion type polish well rubbed in as recommended by the manufacturers of the floor coverings On vinyl floor covering and skirting's | m2 | 3 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION SUMMARY: Section No.2- Building work |  |  |  |  |
| 1 | Alterations (Provisional) |  |  | - | - |
| 2 | Concrete, Formwork and Reinforcement (Provisional) |  |  | - | - |
| 3 | Masonry (Provisional) |  |  | - | - |
| 4 | Waterproofing (Provisional) |  |  | - | - |
| 5 | Roof Coverings, etc. (Provisional) |  |  | - | - |
| 6 | Carpentry and Joinery (Provisional) |  |  | - | - |
| 7 | Ceilings, Partitions and Access Flooring (Provisional) |  |  | - | - |
| 8 | Floor Coverings, Wall Linings, etc. (Provisional) |  |  | - | - |
| 9 | Ironmongery (Provisional) |  |  | - | - |
| 10 | Metalwork (Provisional) |  |  | - | - |
| 11 | Plastering (Provisional) |  |  | - | - |
| 12 | Tiling (Provisional) |  |  | - | - |
| 13 | Plumbing and Drainage (Provisional) |  |  | - | - |
| 14 | Glazing (Provisional) |  |  | - |  |
| 15 | Paintwork (Provisional) |  |  | - | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |
|  | SECTION NO. 3 BILL NO. 1 STORMWATER DRAINAGE (PROVISIONAL) STORMWATER DRAINAGE PVC gutter | m | 55 |  | - |
|  | Downpipe | m | 27 |  | - |
|  | PROVISION OF 5000L TANKS 5000L Jojo tanks | No. | 2 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 3 BILL NO. 2 SOIL DRAINAGE (PROVISIONAL) SOIL DRAINAGE uPVC drain pipes with flexible couplings 110mm Pipes vertically or ramped to cleaning eyes, etc. (no excavation) | m | 12 |  | - |
|  | 110mm Pipes laid in and including trenches not exceeding 1m deep | m | 12 |  | - |
|  | 110mm Pipes laid in and including trenches exceeding 1m and not exceeding 2m deep | m | 12 |  | - |
|  | Extra over uPVC pipes for fittings 110mm Bend | No | 12 |  | - |
|  | 110mm Tee's | No | 2 |  | - |
|  | 110mm Y-Junction | No | 2 |  | - |
|  | 110mm Inspection eye junction | No | 2 |  | - |
|  | Gulley's 110mm Gulley not exceeding 1m deep to invert, comprising 100mm diameter vitrified clay gulley trap and head, fitted with 190mm diameter cast iron grating, including excavating for, bedding on and encasing in 15MPa/19mm mass concrete and fitted with and including precast gulley top bedded in cement mortar | No | 8 |  | - |
|  | Inspection chambers Inspection chamber 1050mm diameter (internal measurement) precast Rocla or similar approved ring and not exceeding 1m deep on 230mm 25MPa/19mm concrete bottom, with 150mm 25MPa/19mm concrete slab, finished on exposed surfaces in untinted cement paving with angles rounded, with rebated opening for and including 450 x 600mm cast iron cover and frame, the bottom benched up in fine 25MPa/19mm concrete finished smooth in cement plaster (1:1) including channel, channel bends and channel junctions | No | 1 |  | - |
|  | Sundries 15MPa/19mm mass concrete encasing around 110mm horizontal drain pipe including all necessary formwork | m | 10 |  | - |
|  | 15MPa/19mm mass concrete in precast inspection eye marker block set flush with ground or paving | No | 2 |  | - |
|  | ABC cast iron straight or bent cleaning eye with removable cover jointed to 100mm vertrified clay pipe and set in and including 15MPa/19mm mass concrete surround with exposed surfaces troweled smooth | No | 2 |  | - |
|  | Testing Supply all the necessary apparatus, water, etc. for and test the soil drainage system to the satisfaction of the Representative/ Agent and the Local Authority, rectify all defective work free of charge and leave in perfect order | Item | 1 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | SECTION NO. 3 BILL NO. 3 WATER SUPPLIES (PROVISIONAL) THE FOLLOWING IN DOMESTIC WATER SUPPLIES Class 12 uPVC pressure pipes 32mm Pipes laid in and including trenches exceeding 1m and not exceeding 2m deep | m | 100 |  | - |
|  | Extra over uPVC pressure pipes for Polylink polypropylene fittings 32mm 90 Degree bend | No | 4 |  | - |
|  | 32mm Tee | No | 4 |  | - |
|  | 50mm Tee | No | 6 |  | - |
|  | 50mm 90 Degree bend | No | 5 |  | - |
|  | 50 x 25mm Reducer | No | 5 |  | - |
|  | Testing Supply all the necessary apparatus, water, etc. for and test the water supply system to the satisfaction of the Representative / Agent and the Local Authority, rectify all defective work free of charge and leave in perfect order | Item | 1 |  | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |
|  | SECTION SUMMARY: Section No.3- External work |  |  |  |  |
| 2 | Stormwater Drainage (Provisional) |  |  | - | - |
| 3 | Soil Drainage (Provisional) |  |  | - | - |
| 4 | Water Supplies (Provisional) |  |  | - | - |
|  | CARRIED TO FINAL SUMMARY |  |  |  | - |
|  | SECTION NO. 4 BILL NO. 1 PROVISIONAL AMOUNTS ELECTRICAL INSTALLATION Provide the sum of R 200,000.00 (Two Hundred Thousand Rand) for Electrical Installation | Item | 1 | 200 000,00 | 200 000,00 |
|  | CARRIED TO FINAL SUMMARY |  |  |  | 200 000,00 |

| UPGARDING OF TSOLO SERVICE CENTER CONTRACT NO.:UTSC-CS-EC-ML/2021/2022 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ITEM |  |  |  |  |  |
|  |  | BOQ |  |  |  |
|  | DESCRIPTION | UNIT | QTY | RATE | AMOUNT |
|  | FINAL SUMMARY |  |  |  |  |
| 1 | Preliminaries & General |  |  |  | 255 825,00 |
| 2 | Construction Works (Provisional) |  |  |  | - |
| 3 | External Works (Provisional) |  |  |  | - |
| 4 | Provisional Amounts SUB-TOTAL Allowance for Contingencies (10%) SUB-TOTAL Add : Value-Added Tax (VAT) (15%) | Item TAX | 1 1 | 10% 15% | 200 000,00 |
|  |  |  |  |  | - |
|  |  |  |  |  | - |
|  |  |  |  |  | - |
|  | GRAND-TOTAL |  |  |  | - |

C4	SITE INFORMATION

Tenderers are expected to make their own assessment of the site, site access, geotechnical conditions, services etc before submitting tenders. No claims for extension of time or additional compensation of any kind will be entertained if it is found (in the opinion of the Engineer) that such claims are the result of a lack of knowledge of the site conditions where such conditions could and would have been reasonably foreseen by a suitably qualified and competent person carrying out an investigation of the site.

MSCM Regulations: “in the service of the state” means to be –

- a member of –

  - any municipal council;

  - any provincial legislature; or

  - the national Assembly or the national Council of provinces;

- a member of the board of directors of any municipal entity;

- an official of any municipality or municipal entity;

- an employee of any national or provincial department, national or provincial public entity or constitutional institution within the meaning of the Public Finance Management Act, 1999 (Act No.1 of 1999);

- a member of the accounting authority of any national or provincial public entity; or

- an employee of Parliament or a provincial legislature.