|  | IKHALA TVET COLLEGE TENDER NO: TVETC-INFRA001/11/2023 PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS |
| --- | --- |

C3.2 Health and Safety Specification

Site Specific Occupational Health and Safety Specification & Baseline HIRA. Cr5.(a)(b) and BoQ

This is a site-specific specification that fulfils the Client’s responsibilities under CR 5(1) (a) (b) of the OHSA 85 of 93. (The Act) The focus lies in ensuring the Principal Contractor (PC) implements legal requirements with the focus on doing no harm by achieving a high level of compliance, at minimum legislative compliance, and understands the obligation to achieve and maintain a healthy, safe and environmentally sustainable construction site during the project’s life cycle. Specified in “The Act” and the promulgated associated legislation, OHSA 85’93 Version 23, defines this specification requirements and definitions. The Client standard is one of “No-Tolerance” toward non-compliance and risk-taking construction methods. The PC must use this specification to plan for Health and Safety compliance on site. The cost of implementing the required controls to achieve the legislative standards and to fulfil the OHSA 85:93 requirements must be planned for by the Principal Contractor, and where he failed to plan, must be funded internally. The BoQ attached must be used to plan properly.

# Health and Safety Environmental Specification

# Baseline HIRA

| 1. |  | Preamble |
| --- | --- | --- |

The Occupational Health and Safety Act 85 of 1993, and promulgated Regulations, specifically the Construction Regulations, provide for the relationships, responsibility and accountabilities of the contractual parties. Within the OHSA 85 of 1993, Section 44 incorporates other health and safety standards under the Regulations, and this includes NBR. JBCC Contract, SANS codes, standards and supplier data and guarantees that must be used to ensure legal compliance and advancement of safe practices.

The Appointed Contractor (PC) carries prime accountability and responsibility for the health, safety and welfare of all affected by the PC acts or omissions. The contractor takes full responsibility for the management of environmentally sustainable practices and legal compliance. The Client Agent shall not be liable for any civil claim because of anything contained in or omitted from this Health and Safety Specification. The Specification is not intended to supersede the Act, but to raise awareness with regard to the high standard of OHS required by the Client, risk and advanced practices.

Every effort had been made to ensure the specification is accurate in all respects, however, should it contain any errors or omissions it may not be considered as grounds for claims under the contract or for additional reimbursements or extension time. The specification is specific to this tender scope and is not a regurgitation of the applicable Law.

The Client specified that only Contractors registered at level 4CE or higher, with CIBD may tender for the works, addressing the Client duty to ensure competency and resources for project completion.

The principal contractor will ensure Sub contractor agreements are also covered fully in a 37.2 agreement. This includes similar section 37(2) agreements with any SMME, labour only contractors and suppliers where the supplier manufactures, delivers and erects during the projects life cycle. It is the PC duty to develop a full understanding of the regulatory environment that affects the project and the construction projects that will be follow. The PC’s supervisory duties toward any other contractors are enforceable under Cr.7.

The Designer must ensure that all applicable safety standards are complied with in the design, and ensure that cognitive assessment is made of the OHSA Specification submitted by the Client Agent and report knowledge of risks that cannot be mitigated or minimized during the design phase of the project. The Designer must report to the Client before going to tender on:

- Items that will impact on price

- Geotechnical studies

- Maintenance and residual risk aspects post construction.

- Awareness of Hazardous chemicals, HBA or any other such risk that becomes evident during the works.

- When mandated by the Client: do inspections aligned with CR6(1) (g)(j)

- Ensure ergonomic principles to avoid ergonomic hazards, are considered

- When mandated by the Client to STOP construction work that is not aligned with the relevant health and safety aspects, do so.

- The designer of temporary works (PC) must comply with CR.12 and 6.

The PC has the authority, liability and the responsibility to report to the Client team, any operation or deficiency that is in contravention with the OHSA specification or any other document listed in this document, in order to take a responsible and accountable action to remedy the situation. Furthermore, The CR clearly defines the responsibility to stop work not done in accordance with the PC health and safety plan, and by implication this OHSA Specification; to stop work that poses a threat to health and safety. The OHS Specification’s main aim is to prevent loss of life, limb or health, and covers every aspect of the construction works: people, equipment, materials, the micro and macro environment, quality as it relates to known and foreseeable health and safety risks.

The PC must be aware that work done on the campus must be done with respect for the Client’s needs, activities and in no way impede the normal operations on campus. Where the segregation of works may not be possible and construction activities may impact on the Clients activities, consultation must be done to collaborate solutions timorously, to ensure pedestrian, student and all stakeholders safety is addressed. Prescribed hoarding, phasing and other must be included in the OHS systems inspections daily.

Covid 19 systems management must respectively be addressed and both parties have the duty to inform on Covid 19 cases and outbreak management. Any additional HBA noted to be a risk factor in the required construction HIRA, must be addressed accordingly.

| 2. |  | Abbreviations and Definitions |
| --- | --- | --- |

Abbreviations

SHEM 	- refers to Safety Health Environmental Management

DOL 	- refers to Department of Labour

The Act 	- refers to Occupational Health and Safety Act 85 of 93 as amended

REG 	- refers to the Regulations (Promulgated)

CSO 	- refers to Construction Safety Officer registered with SACPCMP

CIOD 	- refers to Compensation Injury and Occupational Diseases Act 139/1993.

MSDS 	- refers to Material Safety Data Sheet

HCS 	- refers to Hazardous Chemical Substances

PC 		- refers to Principal Contractor

AIA 	- refers to Approved Inspection Authority

MHI 	- refers to Major Hazard Installation

H&S 	- refers to Health and Safety

OHSA 	- refers to OHS Agent registered with SACPCMP

PC 		- refers to Principal Contractor, In this case owner/developer and PC.

SubC 	- refers to Sub contractors.

SANS 	- refers to South African National Standards

JBCC 	- refers to the building contract in use for this project

NBC 	- refers to the National Building Council (NBR _ACT 103 or known as SANS 0400)

CE 		- Civil Engineering

CIDB 	- Construction Industry Development Board.

## South African Bureau of Standards’ Code of Practice for the

- SANS 10400: National Building Regulations

- SANS 100085: Scaffold

- Sans 1200: Engineering

- Applicable unit standards where legislated.

- Newly applicable regulations: Ergonomic

- Drawings and design meetings.

Definitions

The OHSA 85:93 definitions will apply, and where no definition is available, the Standard Oxford Dictionary must be used to determine the meaning of a word. Definitions are to be referred to within the legal reference as defined in legislation wherever possible. Critical definitions: CR 2014.

It is noted that the use of employer and employee must be read specific to the legislator controls required under the relevant Act.

| 3. | References |
| --- | --- |

Contractors shall comply, as a minimum, with all relevant legislation, South Africa’s National Standards or International Standards, the Clients SHE Specification, their own policies and procedures. The documents referred to in the design of the Specification is relevant and may be referred too.

Note: The applicable Regulations and Acts shall apply according to hazardous identification and risk management.

The specification is based on site visits and meetings which looked at the construction environment risks as visible and anticipated at stage 3.

| 4. | General and specific Client site requirements: rules for enforcement. |
| --- | --- |

- Client standard is that of No-Tolerance toward risk and non-compliance

- PC employees must all be identifiable with PC logo on their Overalls/reflector bibs.

- No works may commence without the assessment, negotiation and approval of the PC’s OHS plan and evidence of the documentation to support the plan implementation in the SHE file, as based on the site specific specification.

- The PC must ensure competency and registration with the correct Council for the construction manager and construction health and safety officer. (SACPCMP)

- Notification is done to DOL and stamped by DOL. Allow adequate time: The Contract is 6 months: allow for some additional time to avoid multiple renewals. To be done before OHS file and plan approval.

- Current letter of Good Standing is mandatory throughout project life cycle.

- 37(2) signed between Client and PC.

- Acceptance of tender appointment must be on file.

- WORK STOPPAGES will follow if the approved plan as per specification is not implemented or if persons are put at risk

- Work Stoppages are incidents that must be fully investigated and closed out with corrective actions

- See Section on requirements for OHS plan and assure implementing documents are in the SHE file.

Furthermore:

- Principal Contractors, Sub-contractors and all employees under their control, including any visitor bought to site must adhere to the following rule of conduct on site:

You may not:

- Allow students or unauthorised visitors access to works area and may not impact unduly, unsafely or put at risk any Client activity

- Partake, possess or sell drugs or alcoholic beverages on site, or be under the influence of any intoxicating substance: Noncompliance will ensure removal from the site.

- Indulge in horseplay, practical jokes, fighting or gambling.

- Destroy or tamper with safety devices, symbolic signage or wilful unnecessary discharge of fire extinguishers.

- Remove safety devices such as tie –inns on scaffold structures, temporary works supports unless authorized to do so.

- Bring onto site or have in your possession a fire arm or lethal weapon.

- Assault, intimidate or abuse another person.

- Operate construction equipment without the necessary training, license or authorization or without a fitness for work certificate issued by a registered Occupational Practitioner on Annexure 3.

- Display insubordinate behaviour towards any site manager, professional team member or supervisor, in respect of carrying out instructions that are for compliance with Health and Safety Regulations.

- Enter a controlled access area unless authorized to do so.

- Negligently, carelessly or wilfully cause damage to property of others, or to the environment.

- Refuse to give evidence, or give false statements during investigations, not avail yourself.

- You may not use Campus facilities.

In addition, take note that the works may only proceed post daily assessments for hazards and safe work capacity, these hazards identifications must include, but is not limited to:

Overhead and underground services.

Site offices, storage and activities must happen behind a proper erected fence with poles and shade cloth and proper access control must occur at each access point within the site area. Parking and plant movement may not impact on campus activities and arrangements with the client must be in writing. All activities on campus premises must be done with the health and safety of all stakeholders in mind. PC activities may not be obstructive to any campus activities or emergency planning. The PC must be mindful that this is a professional academic institution and all conduct must be aligned with the correct code of conduct from PC employees, this includes compliance with basic precautionary & prevention controls.

All construction waste must be managed, separated, contained, stored in specific area, prevent windblown waste, and ensure removal from site to a licenced waste handler.

Employee toilets will be chemical toilets, with a weekly cleaning schedule. Proof of this must be in the SHE files.

Excavations and trenching for pipe lying must be managed and at no time left unsafe, not barricaded or open. Work scheduling will be vital. Dewatering and access to the works area must be planned for the employees.

Burning of refuse is not permitted. Refuse must be managed according to Chris Hani’s municipal bye laws.

No damage to fauna and flora will be tolerated and the planted gardens must be rehabilitated should the works impact on these areas.

Storing of pipes and equipment must be done in a safe, risk-free manner.

Should employees be transported to works areas, it must be done in accordance with legislation.

Employees must wear seat belts and materials and equipment may not be transported with employee sitting in the same area. Social distancing and mask wearing will be required.

All plant, equipment and tools to be correct for task, in good condition, address noise and dust reduction, ergonomically and inspected before use.

Plant Operators will need proof of competency, appointment letters, medicals and have licenced vehicles and the personal required permits and licences.

| 5. | Scope |
| --- | --- |

## Description of the site and scope of works CR5 (1) (b)

| Project No. | Type of Project | CIDB grading |
| --- | --- | --- |
| TVETC-INFRA001/09/2022 | PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS | 4CE |

- Borehole drilling to be done by sub-contractor. - Construction of borehole pump manholes, kiosk and M&E installations. - Construction of 12m Elevated Pressed Steel Water Tank. - Construction of Bulk Water supply, various sizes. - Construction of a 10kl ground water reservoir. - Construction of drinking fountains. - Construction of standpipe. - Construction of fire hydrant. - Construction of fire hose reels. - Site establishment and de-establishment.

Important notice:

The Scope of works will require:

Work sequencing: Hoarding of works and all construction activities must be planned for not to impact on normal campus activities, access.

Baseline Hazardous Identification of tasks and work environment based on scope analysis:

Work amidst Client activities. (OHSA Sec.8)

Be mindful of client operations, traffic and HBA, SARS-CoV 2 variant Covid 19 risks when planning the works program. Stay informed about pandemic, endemic or local outbreaks. Manage Covid 19 & Vaccinations under legislative guidelines.

Worker facilities to be provided by PC and employees to use only the provided facilities at the site camp. (Ablutions, Covid 19 monitoring, Eating facilities, Hand wash stations, Equipment controls and so on)

Workers to be identifiable as PC workers

No wondering around the campus.

Excavation of trenches and elevated tower bases: 700-1.2M deep. (Cr.13 will apply as applicable.)

Dewater, barricading, safe access and egress, communication of risk and supervision is primary. At no time may anyone be put at risk. Work scheduling is primary.

Laying pipes in trenches: the task will require planning as the trench, earth works, compaction must occur on same day, and every effort must be made to have no open trenches standing.

Plan to secure barricade against wind lift.

Elevated tank base excavations must be barricaded and controlled.

Stacking of pipes must be done in hoarded area and not create a rolling-crushing –caught in between hazard.

Awareness of local community paths and usage of works area

Work at height (CR 10, 11)

Maximum height is the height of the buildings and tank elevation, therefor safe work platforms and housekeeping is primary concerns. No balancing on drums, unsafe use of scaffold or trestles will be permitted. Plan for a decent safe work at heights platform. Where ladders are used to fix facia, replacing cutters and so on, it must be secured, level, with aids holding the ladder safely and supervision provided. Inspection registers must be for each ladder separately, noting the standards that is checked.

Elevated tank works must be planned for and a method statement is required from PC. If lifting equipment is used, the legally required inspections and competencies are required. The elevated tank must have access designed for maintenance and an area to safely check the tanks post construction. The elevated tank and tank stands must be secured against wind and fall over.

A fall protection plan for ladder work and work on the elevated tank is required to be done by a competent registered person.

Sub-contractors and suppliers. Cr 7.

It is critical that the CHSO is given 2 weeks prior to subbie getting to site to plan that the appointed Subbie can work according to the legally required compliance needed. The CHSO must stop sub-contractors form working if the legal requirements are not met.

Mandatory Sub Contractors register:

| no | Contractor info | Tasks | COIDA | SHE Plan approved | Appointed and 37.2 | Audit and score |
| --- | --- | --- | --- | --- | --- | --- |

Suppliers

Must at minimum: Inductions, Proof of COIDA, and Proof of competency on operators where required and have a signed 37.2 agreement that notes:

- Adherence to PC OHS rules

- PC ‘s willingness to administer first line first aid in case of an incident.

- Accountability where there is failure in being legally compliant.

- Plan for safe access and delivery, stacking and storing

HBA Regulations and Management of Covid 19 in the workplace guideline.

- Do a HIRA

- Classify the risk according to the HBA Regs

- Plan for those risks noted accordingly

- Have an employee Vaccination program

- Ensure POIPA procedure and management of personal information.

Core Principles:

- Prevention plan that covers:

- Informing employees of:

  - Protection of vulnerable employees

  - Medicals and medical monitoring that includes general health questions daily

  - Sanitation and hygiene stations

  - Provision free of charge of cloth masks

  - Social distancing and task barriers as required

  - Ventilation

  - Basic Precautions

  - Contact and social distancing of a minimum of 1.5 M

  - Isolation station with access for employee to be taken safely to care unit.

  - Reporting encouraged with no victimisation or stigma

  - Emergency procedures

  - Vulnerable employee policy

  - Sick leave policies

  - Employee refusal to be vaccinated Procedure

  - COIDA forms for reporting of cases.

  - Contracts

  - Employee time logs

Other Hazards:

- The other risks are fall into or on, blocking emergency path, impact on campus operations

- Noise and dust and must be address in SHE plans. Note that vibration and noise escalate hearing loss risks.

- This includes cement work for drinking fountains and manual handling.

- Steel supplies must be planned for timorously.

- Further hazards that may impact on the scope is discussed under risk identification later in this report.

- Other general works are concrete works.

- Ergonomic risks noted:

- Manual handling, repetitive movement, ungainly body positions, working at heights, stress and strain, dust and noise

- Be aware that where tie in to other water supplies: Pipes may be asbestos, water environment: water under pressure and flooding (Drowning can happen in a cup full of wate, so please do not address this risk!)

The PC is to display a site lay-out drawing to indicate at least the following (Not exclusive):

- PC site office, access and egress arrangements inclusive of delivery arrangements, employee facilities and highlighted “No-Go” areas.

- Emergency assembly points.

- Emergency contact numbers

- Covid 19 isolation point and access for ambulance if a risk according to the HBA R Hira

- Site office and stores

- Fire equipment and first aid box

- Ablutions and facilities

- Lay down areas

- Waste segregation areas

- This supports planning for safe movement to works areas on campus.

  - Display in site office:

  - COIDA

  - Notification

  - First aider

  - First Aid box

  - SHE Rep if more than 20 persons on site.

- Available in the site Office:

  - Records of all the persons on site daily

  - SHE files and planning, Section 5 data

  - Medicals for all persons on site on CR Annexure 3 by a registered occupational health Practitioner must be in file: note site office

  - A list of Sub-contractors active on site with contact details. Only the registered CHSO may do Subbie plan approval and compliance with CR 7 admin stipulations.8.1 sign off is required. Documents must be available at relevant site.

  - Plant and material listings

  - SHE files to note where all drawings, plans and permits are stored for all the disciplines involved in the construction phase of the project.

  - HBA monitoring files and a file with mitigation plan and prevention strategies, policies and legislation.

  - Chemical inventory with MSDS if required.

  - Ergonomic surveys, other

If at any time after commencement of the project changes is brought about to the design or construction, sufficient health and safety information and appropriate resources are to be made available to the Principal Contractor to execute the work safely.

The Client has the duty to ensure stakeholders are informed on works processes and changes.

N.B   Construction Regulation 7(2) (c) determines that potential contractors submitting tenders have made provision for the cost of health and safety measures during the construction process. The Principal Contractor shall on tendering make provision for the cost of health and safety measures in terms of his/her documented Health and Safety Plan and measures based on these Health and Safety Specifications during the period of the project.  The cost shall be duly quantified and clearly identified for such identifiable purpose.

| 6. | OCCUPATIONAL HEALTH & SAFETY MANAGEMENT |
| --- | --- |

### 6.1       	Structure and OH&S Roles and Responsibilities

Only the 16(1) and the 16(2)/ 8.1 may appoint others.

- Appoint a competent full time construction manager (8.1) with the duty of managing all construction work on a single site, inclusive of occupational health and safety compliance, and in the absence of the construction manager, the PC must appoint and alternative person as an 8.1. Alternate.

This person is liable and responsible for ensuring Health and safety implementation on the site.

- Appoint a registered CHSO, stipulating the hours to be worked if as “part time” in the SHE plan, understanding that risk escalates as the work progresses and the number of employees grows. This responsibility is one that requires competence, management skills and forms part of the project construction management team. Must be registered with SACPCMP, have at minimum SAMTRAC and other short courses plus 3 years’ experience. Resources to ensure compliance must be managed through the CHSO, who must be able to give evidence of resource allocation to SHEM. The CHSO must have administrative capacity and resources.

The CHSO should preferably have Fall Protection Plan competency.

The CHSO can be appointed Covid Controller if knowledgeable on Covid risks.

The CHSO can be the risk assessor, incident investigator, hazardous substance controller an emergency co-ordinator and should be appointed as such.

- The Construction Supervisor and Assistant Construction Supervisor/s appointed in terms of Construction Regulation 8.2, 8;7 & 8.8); to regularly, in writing, report to their principals on matters of health and safety per routine and ad hoc inspections and on any deviations as soon as observed, regardless of whether the observation was made during any routine or ad hoc inspection and to ensure that the reports are made available to the principal Contractor to become part of site records (Health & Safety File).

- All Health and Safety Representatives (SHE-Reps) shall act and report as per Section 18 of the Act and be appointed as part of the project specific OHSA committee. The responsibility of the PC to consult and inform the committee must have evidence of implementation/ consideration of proposals made by the committee.

- Scaffold erectors, supervisors and inspectors must have competency in that field

- Excavation supervisor, Temporary works inspector and Concrete works inspector should be appointed or be the competent 8.1 and appointed.

- Ladder inspector

- Hygiene and facilities inspection must be done with Covid 19 in mind.

#### 6.2.       Important information

The Principal Contractor is required to develop Risk Assessments, Standard Working Procedures (SWP) and Method Statements for each activity executed in the contract or project. This is a dynamic process and should the construction program, creating knowledge base with the relevant persons before a process or task commences. The view is to focus on risk criticality, to keep the evaluation process simple so that is a useable resource for SHEM focus. The site manager should sign the HIRA and FPP document that is used as a tool for closing out risk, to ensure a construction activity, that may have a hidden hazard, is not over looked.

6.3     Fundamental HIRA principals to be applied: (Cr 9 applies)

It is to be noted that the identification of all possible and known hazards as they relate to a task and the task environment (man, equipment, material, weather conditions, space, location, loads and so on) are critical for good risk identification. The principle question that determines risk rating is: Could someone suffer a severe injury, die? If this is likely, it must be considered a high risk and receive critical planning and resources.

#### 6.4      Potential sources of risk

CR 5 (1) and Cr 9 requires the Client to inform the PC of any known or anticipated hazards and risks associated with the location & scope of work. See the baseline critical elements under section 5 of this specification and read this section as an addition to the critical listing.

General examples of expected hazards that relate to risk on this project

Access and egress, Public access control, Emergency vehicle access and response times, Security

Working at height and use of fall protection and managing material handling.

Manual handling and manoeuvring heavy equipment and materials, pipes can roll.

Check for overhead and underground services hazards.

Noise, dust (Work to be scheduled and noise reduction is a requirement.)

Hazardous Chemicals exposure

Hazardous biological exposures

Housekeeping, stacking and storage practices and material handling procedures not in place.

Fire risks and fire precautions, emergency planning not identified and managed.

Lack of staff welfare facilities on the site and lack of drinking water.

Traveling and offloading and Loading of materials and equipment.

Dust, water pooling, weather, air pollution, wind, heat, reflection of sun from water tank sheeting, underfoot conditions are a collective hazard that must be factored into the HIRA.

Ergonomics

- Clearing & Grubbing of the Area/Site  Site Establishment including:

  - Office/s

  - Secure/Safe Storage and storage areas for materials, plant & equipment

  - Ablution facilities (Must be chemical toilets)

  - Sheltered dining area

  - Vehicle access to the site

- Dealing with existing structures, Location of existing services,

- Installation & maintenance of temporary construction, electrical supply, lighting and equipment

- Adjacent land uses/surrounding property exposures. Site access is off a main street and the campus is situated in a build-up area.

- Boundary & access control/public liability exposures: Campus stakeholders.

- Health risks arising from neighbouring as well as own activities and from the environment e.g.

Threats by wondering dogs, farm animals, plants, bees, snakes, ticks, lightning, allergies etc.

- Protection against dehydration and heat exhaustion

- Protection from wet & cold conditions

- Use of portable electrical equipment including, but not limited to:

  - Angle grinder, drills, electrical leads, generators, compaction equipment and such

- Excavations including:

  - Ground/soil conditions, Underground and over ground services

  - Trenching, Shoring, Drainage, Daily inspections

  - Emergency plan for excavation or trench collapse

- Loading & offloading of trucks

- Aggregate/sand and other materials delivery

- Manual and mechanical handling

- Lifting and lowering operations

- Driving & operation of construction vehicles:

  - Trenching machine

  - Use and storage of flammable liquids and other hazardous substances – the client and/or its Agent on its behalf to be informed of this prior to commencing of the project, will require inventory listing with Material; MSDS: Volume within the SHE file.

  - First Aid and Emergency plan

- Layering and bedding of excavations, compaction, Backfilling of excavations and trenches

- Protection against flooding (may not be left open and un barricaded)

- Plumbing, painting and finishing

- Protection from reviewed hazards due to:

  - As discovered by the Principal Contractor’s hazard identification exercise

  - As discovered from any inspections and audits conducted by the Client and/or its Agent on its behalf or by the Principal Contractor or any other Contractor on site

  - As discovered from any accident/incident investigation

Construction activities will continue to dictate the requirement for ongoing HIRA reviews must include ergonomic challenges, facility requirements and other factors that become a risk Civil unrest and strikes.

  - Emergency procedures require hazard analysis for rescuers: work at height and where work is in an isolated area

  - Public safety inclusive of school stakeholders

  - Traffic control safety where construction activities impact on access, public users and entering sites.

  - Rehabilitating the site area post construction works completion: usually at practical completion.

  - Wide and spread-out site works

### 6.5 	Management of High Risk Activities

When a principal contractor or a sub-contractor are working where a high risk to safety, health or to the environment exists; the contractor shall:

- Ensure that full time, competent, appointed Site Manager is provided for the construction process.

- Ensure that full time, competent and appointed supervision is provided for the duration of the activity.

- The full time competent and appointed Construction Health and Safety Officer must inspect and ensure that work is done safely.

- Ensure compliance within the Construction Management Team and advance training and compliance from the employees and sub-contractors.

- That the Client Agent is notified before work is to commence, and that awareness of Legal compliance, better practice can be highlighted for implementation.

- A method statement has been provided to the Client Agent before work commences which adequately addresses the hazards and risks associated with the activity in a suitably and applicable fall protection plan as required when cutters are checked and fixed and with the elevated tank works.

- Ensure that all safety control equipment is erected/used to warn others of high risk activity (barriers, signs, lights).

- All safe work procedures, based on a method statement, assessed by the engineer must:

- Describe the method of work and human engineering risks established.

- Hazards must be listed and suitably controlled.

- Risk status determined.

- PPE and Safety Management controls listed.

- Employees trained and informed.

- Evidence of this available for verification, dated to before work commenced.

- Inspect

- Supervise and control

- Close out

- Good housekeeping is practiced

### 6.6 	Client Baseline HIRA Procedure and HIRA: (See attached)

| 7. | OHS management system; Critical aspects listed for inclusion in the SHE plan and file. Please follow listed format: |
| --- | --- |

(Not conclusive. The system is dynamic.)  Read the specification to ensure all Client stipulations are met and use the Regulations to assist legal compliance.

- Contractor contact details on file cover.

- Admin and statutory compliance

  - Client Specification, HIRA and BoQ

  - Offer of acceptance and contractor appointment letter

  - SHE plan and SHE plan approval when achieved

  - Current COIDA

  - UIF Registration

  - Tax clearance

  - Notification to DOL, signed and stamped with cover letter form DOL.

  - Employee list and copies of ID’s, Medicals, Popia signatures on medical assessments

- PC OHS System:

  - OHS Policy statement and related social policies (HIV, Smoking, Stigmatization and victimization prevention, vulnerable employee management.)

  - Organogram: Must have contact details and be aligned with appointments.

  - Legal appointments with competency and proof of professional registration

  - HIRA

  - Communications on risk awareness: Induction, toolbox talks, training plans

  - SWP

  - Method statements: Placement of elevated tanks.

  - Procedures: PPE issue, Sub contractor management, Incident management, Waste and hygiene management, Covid 19 Mitigation and related policies

  - Daily task analysis/ continuous HIRA

  - Inspection registers

  - Incident management documentation

  - Hazardous chemicals: Index and MSDS

  - Waste and storm water management

  - Sub-contractor management.

  - Communications and proof of services, expenditure on OHS and arrangements with principles

  - Annexure 3 Medicals

  - HBA File and Monitoring files.

- Register of Geotech, drawings and such.

- COC’s and proof of electrical installations controller DOL registration and on-site supervision program.

- Close Out of OHS systems files: index, have documents in files, all incidents to be closed out.

- Introduction

## The baseline HIRA procedure as based on knowledge available at tender stage.

Legal, National and International Legislation and Standards further drive risk reduction and quality service to the construction industry.  This baseline hazard identification and risk analysis is an introduction to risk mitigation and forms part of the employees training, access to information and SHEQ involvement. Although this baseline HIRA covers the current known and expected scope of works, systems to be used and implemented, one has to understand that risk is dynamic and hazards are linked to human behaviour, skill, time and capacity. Hazards are further complicated by the macro-environments impact on the work environment and the accumulative effect of many tasks being performed simultaneously. For this reason, it is the people on the ground, those involved directly in the processes and tasks that mitigate or advance the risk process and are therefore responsible under the OHSA to review, grow, communicate and implement risk control.

The hazard identification risk analysis process is the backbone of effective prevention of incidents and accidents. It sets the standard for management focus. The provided hazard identification risk analysis is a site specific baseline document that aims to address the roles and responsibilities regarding known, or reasonable expected hazards and risks on site and in areas where the construction process may have a negative risk. It is a simplistic system that focuses on the hazards the user may be exposed to.

## 2. 	Scope

This document applies to all who work on the project. Visitors and other stakeholders must be informed if exposed to hazards and access to restricted areas must be controlled and enforced. This is a living document and therefore must be reviewed as outlined later in the procedure.

## 3. 	Legal liability

As it is not possible to anticipate all the hazards the employer/ employees may encounter, the baseline should be reviewed and developed according to the reasonable man principal and the monitoring program. (CR 9) The responsibility and accountability lies with the CEO (16.1), (Client) however, the legislative framework under the OHSA 85 of 1993, stresses the general responsibilities of employees (Sec.14) and that of others to apply safe conduct at all times.

Only those working on site can know the expected behaviour of the people employed and their levels of competency. The equipment and material used is under the maintenance manager’s control and must be maintained on a preventative maintenance schedule. Communication without victimization is therefore of prime importance. This advances SHEM practices in the micro work environment and completes the risk management legislative requirements.

## 4. 	References

- The site specific specification and related reference documents listed in the specification.

- OHSA 85 of 1993 with Promulgated Regulations. (CR9for procedural references)

- COIDA

- EEA

- Labour Relations Act 66; update 2009

- Risk Management. Frank Bird Theory. Emmett J. Vaughan

- Safety Health and Environmental management. Germaine Arnold Rowan Roane

- Managing Human Resources, 10e. Jackson-Schuler-Werner

- Disaster Management Regulations under Lock down1.

- CIDB registration guidelines.

## 5. 	Definitions and acronyms

- Hazard is simply the source of risks.

- Risk is the chance that a negative consequence will occur, it is dynamic and in this context, pure risk mismanagement has only a negative consequence that results in loss: affects all resource systems.

- Safety is the absence of danger or the control of risk.

- Health is the absence of disease and defined in construction as a “fit for work” status.

- Environment is defined as the micro work environment and the macro environmental impact on work activities. This includes the micro environmental impact on the macro environment; i.e. waste, energy usage and water use.

- HIRA refers to hazard identification risk analysis.

- SHEM refers to safety, health and environmental management.

## Method

- A simple table format was used to list and number the processes and related activities. It is very much systems based as work method must be defined by the people doing the work planning. A task related HIRA should be used in conjunction with the baseline systems HIRA.

- The simplistic format is maintained so that employees can understand it and can relate to how it is used in the working environment.

- The hazards associated with those activities were anticipated as far reasonably practicable.

- The risk associated with the hazard, as per legal requirements- worse case scenarios, were determined and the level of risk was determined through a very basic table into high, medium and low with the purpose of ensuring focus goes to the correct risk and to hazard controls.

- If there is a chance that a risk outcome may result in a fatality or multiple fatalities, or loss of the business, it is regarded as a high risk.

- The controls legally required and those known as best practice were simply listed for the Principal Contractor’s control formats.

- CR.9

- Risk review is required annually if the work conditions do not change.

- Incident documentation, BOP and new equipment or materials will initiate a review.

- Risk Review Procedure is required from the Principal Contractor.

- Monitor through daily hazard awareness and control implementation.

- Risk Monitoring Procedure is required from the Principal Contractor.

- Transfer of knowledge:

  - This is the most important section of risk management.

  - The documents in this HIRA must be communicated and discussed with the relevant employees and the SHEQ committee.

  - Employees must sign and date the document when they understand its meaning and value.

  - Employees must be able to comment and give input to advance the HIRA and risk mitigation.

Note:  The establishment of a level of risk is to ensure finance and focus is placed in the correct areas. It is not the calculation that counts, but the fact that significant risk- the consequence of an uncontrolled hazard; must be addressed as a priority.

Risk management always happens in an environment of uncertainty. People’s attitude to risk affects the HIRA, therefore legislation requests us to examine worst case scenarios and to plan accordingly. It is this dynamic system of observation, planning, recording and implementing that save lives.

## Risk review

Risk is reviewed on an annual basis if operations and process remain the same. This is important because legislative changes, new standards or the Companies strategies may have changed.

Other aspects that would require immediate risk review:  Purchasing new equipment.

- Using new materials.

- New testing methods.

- Incidents inclusive of near misses, first aids, other.

- Post SHEQ meetings.

- Post audits if required.

- Lay-out or work scope changes.

- Post DOL visits.

- Post legislative changes.

- Client requirements.

- Stakeholder complaints.

- New role players.

- Employee capacity changes: work load, health and understanding of work are limited.

- Language barriers.

| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Activity/Process Civil and construction | Hazards | Risk | Level | SHEM Control | Comment |
| 1 | Setting up site camp site offices and stores planning Allocation of stores Access and visitors and staff access controls Emergency planning Allocation of waste bins, Facilities, batch plant area Storage for trusses Pipes Equipment Storing & maintain Ladders Sub-contractor access/store. | Campus stakeholders and activities Manual lifting Ground conditions Congestion Vermin, Snakes Security Fire risks Lack of facilities: Ablution Electrical power Water: storm and ground Haz chem. Build up Noise Weather impacts: Heat, cold, wind, rain Surrounding community impacts: Traffic, access to site on a busy road and Covid 19 community outbreaks | Loss of materials and equipment Injury Collapse delay Loss of finance Loss of time Fatality | M-H | Signage to establish controlled access: Campus stakeholder may have no access to site PC to remain in allocated works areas. Site camp away from campus parameters Monitor wind and weather conditions, veld fires Inform and educate employees regarding potential risks specify areas for facilities, storage Arrange facilities as per site lay-out plan and display. Create good neighbour relationships and communication with Campus head and community Consider total people needs of the site: Emergency; Access Stores and impact on emergency risk profile! Enough ablutions, water, other? Noise awareness, no shouting No accommodation on building site, Control smoking Access controls and site signage. No fires / Control dust. Fence off with fence polls. Security. | Electrical supply = from grounds, to be checked by engineer. All electrical equipment should be checked before use, correct current draw, where it may be plugged in. Employee Inductions to stress noise and dust management. Beware of other contractors in area. Control plant movement if applicable |

| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Activity/Process | Hazards | Risk | Level | SHEM Control | Comment |
| 2 | General Civil works impacts This is a contract based on providing labour employment. | Dust, Noise Snakes, Ticks Heat cold waste materials, sharps Biohazard Covid 19 Use of school electricity: Tripping Outages Loss of water Spills Awkward body postures Vibration Hazardous chemical use Unknown hazards Underlying services Overhead / | Injury and OH Disease Loss of materials and equipment delay Loss of finance Loss of time Fatality | M-H | Good planning and Liaison with Client Good communication; inductions, Access and egress control Air and ventilation monitoring Adequate light for works Ensuring safe routes for emergency planning Minimize dust generation, work methodology Minimize noise through good sound engineering practices and task scheduling Employee identification Training in hygiene practices and contact distancing Training and control on use of masks during works Hygiene practices on tools and equipment issues Supervision Control of belongings and access: PPE: Overalls; Hardhats; safety shoes, appropriate hearing protection, Masks & gloves Signage to warn / direct Report all incidence PC staff must be identifiable. | Civil work is unique; exposure to the elements and the kind of tasks performed, Material and equipment used Sustains the need for dynamic risk management. Review. |
| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| No | Activity/Process | Hazards | Risk | Level | SHEM Control | Comment |
| 2 | General Construction works impacts continued: | waste materials, Lack of water and electricity Spills Awkward body postures Loads Untrained labour Lack of work scheduling Lack of supervision Lack of safe access Lack of knowledge on rights, health and safety Lack of communication and explanations on hazards related to works | Injury and OH Disease Loss of materials and equipment delay Loss of finance Loss of time Fatality | H | Good planning Supervision Good communication; inductions, Access and egress control Air and ventilation monitoring Barrier controls Covid information posters Adequate light for works Ensuring safe routes for work and emergency planning Minimize dust generation, work methodology Minimize noise through good sound engineering practices and task scheduling Employee identification Training in hygiene practices Provide safe work platforms |  |
| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| No | Activity/Process Civil and construction | Hazards | Risk | Level | SHEM Control | Comment |
| 3 | Facility management | Lack of planning, lack of ablutions: - employees ablating wherever Lack of female secure toilets: rape and attack Lack of drinking water Lack of covered protected eating areas Men and woman eating everywhere; lack of waste control attracts vermin. Increased chance of spider, tick, bees and snake bites Lack of care leads to lack of trust, untidy site, difficult to control staff Theft is encouraged Encourages bad housekeeping practices Lack of good relationship between employer and employees. Lack of communication platforms Lack of Covid 19 hygiene stations, sanitation, masks, posters and education Angry Clients | Loss of time Injury and health impact Loss of reputation Loss of monies And stock Loss of control Environmental impact | M -H | Plan for decent clean facilities (CHEMICAL PORTA LOO’s) that answer basic employee needs and hygiene. Ensure a communication board is available for communication and SHEQ promotions. Provide bins that are marked according to the waste requirements: Domestic, Cement bags, HCS containers and other Mark drinking water safe for human use and mark construction only usage if bringing in water or re-cycling at source. Encourage good hygiene, stock control and respect for employees needs. Santization stations with 705 alcohol no touch sprays, soap and water, hand drying paper, toilet paper. Bins. Allow SHE Reps to inspect and report on employee needs. External audits of accommodation. | Plan separate ablutions and FR requirements for employees away from campus, ensure cleaning schedule is noted, implemented and maintained. |
| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| No | Activity/Process Civil and construction | Hazards | Risk | Level | SHEM Control | Comment |
| 4 CR 9 &10 &11 12 | Working at heights - Potential to fall into excavations - All Ladder work for cutters and repairs at height. - Elevated water tank construction, placing of tank and maintenance planning on tank platform. | General failure to plan. Illness, Fear of heights Heat , Bad illumination/ glare, Lack of fall protection plan, gear and controls Lack of training Unsuitable access/egress Scaffold Failure Collapse of existing structures, weight and Ungainly materials Life lines or work platform unsafe Ladders not secured Equipment falling from height Materials falling from height Failure to check, use harnesses and belts, life lines, Failure to secure structures being erected Failure to brace scaffold adequately to take workers and equipment and material | Fall ,Fractures Fatality Damage to property Loss of material equipment Financial loss Downtime Loss of reputation Covid outbreak | H | Structural Engineers drawings and signed off designs and approvals. Supervision. Medical and Psychological evaluation before work starts Training and development Inspections and supervision Disciplinary rules regarding working at height conduct and information sharing Good housekeeping practices Equipment to manage tools and materials safely when working at height. SWP; FPP PPE : Fitted hardhat with tie Glare protective eye wear Visibility overall /vests, non-skid safety shoes, gloves, harness and life lines. Management of team work stability of structures used as work platforms CR 8; SANS 10085,SANS 50795, US 229994+5+8 Try to cover all openings, edges Make safe leading edge work Close all open work areas: Prevent trip & falls Monitor weather conditions Ground stability Lifting equipment compliance | Any use of electrical equipment, extension cords, and materials increase risk Electrical cord protection if used on roof sheeting. Barrier tasks planning. |

| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Activity/Process Civil & construction | Hazards | Risk | Level | SHEM Control | Comment |
| 5 | Electrical and mechanical equipment use Inclusive of generators Air compressors and compression hoses , generators Pumps Whackers Grinders Drills Saws | Failure to secure Incompetent use Electrical shorts Failure of safety devices Water environment and electrical cord integrity Cords can hook and cause fall hazards Failure to buy good quality, maintain or inspects Grinders used without guards Hoses not checked Fuel not organized or supplied Failure to check machinery Noise levels vibration Failure to disinfect between employee handling | Electrification Shock Injury Fatality Explosion Fire Damage to property Down time Loss | H | Appoint person to inspect electrical tools, equipment, plant Keep index of all equipment on site and do inspections Manage electrical cords integrity Store and maintain electrical equipment as per supplier’s data Train employees to use equipment correctly. Explain risk and what to do if there is a problem. Adequate lighting and ventilation, Housekeeping, Supervision. SWP PPE as per task: Eyes, Ears, body, feet, hands, head. Signs, Access control, Underfoot conditions, Permits and licensing SHE arrangements with hire and leasing companies Use drip trays, prevent equipment cleaning water running into drains. Prevent pollution. Ensure make safe to electrical is done before electrical work commences Disinfect between employee use. | NUMBER and Index all plant, electrical cords, Tools, Equipment If items are used at height, a SWP should be addressed within the FPP scope. |
| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| No | Activity/Process Civil & Construction | Hazards | Risk | Level | SHEM Control | Comment |
| 6 | Emergency Planning Fire internally or from surrounding area First aid or major incident Fall from heights Collapse of supports Vehicle accidents Plant tip over Other Strikes and labour action Bio hazard exposure Covid outbreak | Confusion No emergency numbers/ plan No first Aid box or trained personal No Firefighting equipment or abilities No data on total people on site No assemble area Or warning system Lack of emergency exercise | Death Fire Consequential losses Loss of property Reputation Finance Investigations Public and Civil liability | H | Ensure emergency plans address all hazards Communicate and train Do exercises Ensure first aider available and stock available Ensure Incident management procedures are in place Ensure competency to manage incidents and follow up investigations are done Ensure that emergency alarm is audible and can be heard from all areas of the site. Ensure Firefighting equipment are operable, ensure First Aid box is available Competent first aider Emergency Controller must be on site. Alarms SAFETY Rules: No fires Control smoking Covid isolation station | Grow and be constantly aware of what may impact on project, special attention to be given to Evacuation from heights. Note again how you will manage communication & emergencies where work teams are spread over a large area. |

| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Activity/Process Civils and construction | Hazards | Risk | Level | SHEM Control | Comment |
| 7 | Management of HAZCHEM Potential: Diesels Petrol Cleaning solutions Sealing compounds; Sika Cement Sanitizers disinfectants | Unknown substance No MSDS- No HIRA Volumes Mixing flammables and oxidizers No safe storage No warning No signage Exposure to corrosives, asphyxiates Explosion, Fire Emergency risks Spills and environmental pollution Polymerizing Injury form chemical burns, sensitizing Occupational diseases | Loss of material equipment Time Finance Reputation Injury, death Health impacts Public liability Consequential losses Environmental impact on Ozone layer Global warming penalties | H | Identify HAZCHEM; Get MSDS and do a risk analysis. Terminate where possible; Establish controls; Engineering Ventilation, spark and containment of spills and safe storage Administrative; signage and fire extinguishers Train and inform, Supervise Minimize volumes, store correctly, Good housekeeping PPE as specially required by MSDS Avoid spills. Mix cement on an impervious base and contain run off if mixed on site Plan for instant reporting and clean up if spills occur to avoid pollution Ensure permits for flammable liquids according to Volume and Municipal by-laws. Paint wastes management Empty container management No decanting into unmarked cool drink bottles. | Application of HAZCHEM at Height must be addressed with SWP within FPP scope. Note that Diesel fumes are now declared a carcinogenic. |

| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Activity/Process Construction | Hazards | Risk | Level | SHEM Control | Comment |
| 8 | Building works V- drain construction Concrete and mortar Batching:-Mixing, Pouring concrete Pipes: Stack and store risk | Alkalinity of cement causes environmental pollution may cause sensitizing and burns when poured in high volumes, Cold weather may also have impact on concrete works: Large volumes. Delays in delivery or work not scheduled can lead to batching not used and drying out, causing losses’ cause long-term problems in the structure of the building design. Taking cube tests incorrectly can lead to faulty information. Mixing on ground and not following mix design. Removing bricks from stack incorrectly and removing plastic causing collapse and loss of bricks, hand injuries Steep slopes. | Loss of health, injuries may be hand, feet, body, and head. Loss of time Loss of quality Loss of finance Loss of reputation. Environmental impact | M to H | Design drawings and professional team input Work scheduling and planning Competent supervision and personal Good quality suppliers and design Informed of risk and method with task observations on written SWP for employees PPE training and issue controls Always look at risk interphase: bricklaying, putting in services, windows etcetera can be done at leading edge or at heights. FPP then must be used to ensure controls are correct for task. Controlled batching area. Housekeeping is vital. Control dust: dampening. Stack pips carefully, do not stand on pipes that may role. | Building methods and working to design is done by the PC and the methodology is determined by him, build the HIRA around that. |
| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| No | Activity/Process Civil and construction works | Hazards | Risk | Level | SHEM Control | Comment |
| 9 | Environmental impacts Pollution is defined as a nuisance to others; Construction noise Dust. Pollution sewer wastes HCS Building materials Cement Silica’s Storm water management And run off Wild life migratory paths impeded or nesting grounds destroyed Increased traffic and population Carbon footprint is increased Waste is increased Trees routing into sewer and pipe line works | Noise, dust, Soil degrading Increased storm water flow Bio-accumulation Biological Decomposition Thermal Pollution Increased air pollution from fuels and energy uses. Destruction of Protected fauna and flora Waste build up, domestic: flies, rats Construction waste, rubble Mismanagement of top soil Killing animals, reptile’s insects Tick bites Snake bites | Loss of habitat. Environmental liability Public complain Loss of time Loss of finance Long term health impact and lack of sustainability Ill health death | H | Training of employees: - Basic environmental awareness - Prevention of soil erosion Recycle, re-use; DO not over order, Use of environmentally sustainable materials Engineering designs to reduce electrical draw and water consumption, Planting carbon air cleaners like spekboom and such in garden areas. Maximize the use of natural light where possible, Recycle rain water. Plant roof gardens to break the flow into storm water systems. Keep areas clean and filter residues into storm water systems to create clean grey water, Use eco plumbing fittings and solar panels for hot water, Principles such as switch off and plug out. Not allow wastages of resources, well maintained equipment and plant, no over trafficking Manage waste No snares, No killing. | Cement batching must be under controlled conditions. Employees to be warned, trained in how to manage risks |

| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Activity/Process Civil and construction works | Hazards | Risk | Level | SHEM Control | Comment |
| 10 | Minor bulk earth works - Excavation - Hand Excavations 700cm to 1.2M Removing large finds: rocks from excavation material by hand Importing full Testing Compacting Lying pipes The work will be done by hand as this is a labour intensive cotntract. | Trenching, repetitive movement, Dust, noise, vibration Work load and weights Sun and weather impact Loss of top soil Soil degradation Not following design or engineer detail Not legally complaint Poor hand tools, fire Underground services not established Overhead services Fuel or oil spills Fall into marked Soil conditions: Clay/ rock No barricade, overloading of bank Rain water pooling Fall into, suffocate in collapse No contact distancing. | Injury Loss of habitat. Public liability Loss of time Loss of finance Long term health impact and lack of sustainability | H | CR 13 applies. Engineers drawings and specifications CR Plant management if applicable If done with labour force: Supervise, Train and inform SWP, Tool Inspections and housekeeping controls Plant and machinery Competent appointee, trained and medical fitness on file for plant work, inspections, log book, maintenance schedules Ensure spoil does not cause dust problems for surrounding works. Work scheduling Supervision, training and observation Establish services if any, make safe. Inspect and report daily Barricade (NOT CANDY TAPE) and close within day wherever possible. Plan safe access. Plan to close same day. |  |

| PROVISION OF ADEQUATE WATER SUPPLY TO IKHALA TVET COLLEGE: EZIBELENI CAMPUS Baseline Hira. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Activity/Process Construction and Civil works | Hazards | Risk | Level | SHEM Control | Comment |
| 11 | Works completion | Construction spoil, spill, Waste left on site Open or uneven foot conditions, Erosions Vegetation not completed Snagging and other contractor tasks amidst other stakeholders. Lack of supervision and control over remaining work force: injuries, theft. Customer complaints. SHE files not handed over to Client, Close out report not done Signage not removed Rehabilitation and cleaning of all works areas. | Injuries Material and equipment losses Loss of reputation Loss of finance: - penalties Environmental impacts and liability | M | Ensure that all aspects of work are completed and addressed Do walk about site and external site perimeter to ensure all waste and no ablutory materials are lying about. Check that drains are clean and flowing. Check for ponding and that downpipes are connected to storm water systems Check that vegetation has grown back Check that emergency equipment is provided and correctly placed and marked If part of the contract, Ensure employees doing snags are behaving according to SHEQ protocols. Hand over SHEQ files and close out report, operational manuals and so on once everyone is off site. Close out audits. Covid 19 incidents reported to the relevant regulatory authorities and DoH. | Residual risk must be checked and end users warned. |

Note: Project specific means number of anticipated employees must be considered, equipment and materials to be used, tasks to be done and baseline HIRA reviewed for potential costs. The PC must complete this annexure for cost determination and a copy is to be placed in the SHE files, with the procedure of how costs will be monitored.

This is a guideline for anticipated H&S costs: legislative changes, project demand and un-specified costs, like unforeseen hazard control, emergency, and over run of contract period have cost implications that must be agreed with Client and SPS before cost impact. The PC to be aware of cost.

| ITEM NO | DESCRIPTION |  |  | UNIT | QUANTITY | RATE | COST |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - Administrative costs |  |  |  |  |  |  |  |
| 01 | Preparation of the Contractor's site-specific Health and Safety Plan and file, inclusive of review costs, including Covid 19 plan, and Inclusive of waste and storm water management planning |  |  | Lump sum | X1 |  |  |
| 02 | Principal Contractor's initial obligations in respect of the Occupational Health and Safety Act and Construction Regulations |  |  | Lump sum | X1 |  |  |
| 03 | Principal Contractor's time related obligations in respect of the Occupational Health and Safety Act, Construction Regulations and other as aligned with this project. |  |  | Month |  |  |  |
| 04 | Provision of a full time REGISTERED (SACPCMP)Construction Health and Safety Officer |  |  | Month |  |  |  |
| 05 | HBA/Covid Compliance Officer |  |  | Month |  |  |  |
| 06 | Accountable, competent management and supervisory personal. (Cr. 8) |  |  | Month |  |  |  |
| 07 | Other plans with competency requirements Fall protection plan (competent in specific unit standard) Demolition Temporary works Other as per scope: Asbestos if applicable (Not anticipated: but tie inns may show old pipes) |  |  | Lump sum | X1 |  |  |
| 08 | Cost of approving Subbies SHE plans, audits and OHS control as per Cr.7. |  |  | Lump sum | X1 |  |  |
| 09 | Close out of files: admin indexes and putting records on disk or electronic formats |  |  | Lump sum | X1 |  |  |
| 10 | Cost of COIDA for project period. |  |  | Months |  |  |  |
| 11 | Administrative costs for CHSO and CCO to be able to do work: Phone, Computer, Printer and sundries |  |  | Lump sum. | X1 |  |  |
| 12 | Identification of workers: Labels or stickers |  |  | Lump sum | X1 |  |  |
| B. Control and Implementation of approved OHS plan. |  |  |  |  |  |  |  |
| - PPE per anticipated heads during project life span. Proof of purchase records to be available for audits. |  |  |  |  |  |  |  |
|  | (a) Reflective vests or Over- all with reflector stipes |  |  | No |  |  |  |
|  | (b) Hard hats as per SANS |  |  | No |  |  |  |
|  | (c) Protective foot wear |  |  | No |  |  |  |
|  | (d) Earplugs |  |  | No |  |  |  |
|  | (e) Dust masks/ Respirators SABS approved |  |  | No |  |  |  |
|  | (f) Gloves for specific tasks |  |  | No |  |  |  |
|  | (g)Attenuated Ear Defenders SABS approved |  |  | No |  |  |  |
|  | (h) Fall arrest harnesses/ Life belts/ life lines/ Barriers |  |  | No |  |  |  |
|  | - Safety goggles |  |  | No |  |  |  |
|  | Other: Considerations: a) Hardhats for visitors b) Reflective vests for visitors Other: |  |  | No No No |  |  |  |
| - Medical monitoring certificates and medical surveillance by Occupational Health Practitioner (OHP) |  |  |  |  |  |  |  |
|  | (a) Initial (baseline) medical examinations by (OHP) | prime cost (PC) sum |  |  |  |  |  |
|  | (b) Periodic and exit examinations (OHP) | prime cost (PC) sum |  |  |  |  |  |
|  | (c) Contractor's charges to allow for handling costs and profit in respect of sub-contractors, SMME’s, other | % |  |  |  |  |  |
|  | d) medical vaccinations for example HEP A, B & C |  |  |  |  |  |  |
|  | e) close out medicals |  |  |  |  |  |  |
|  | f) Fit for work Medicals |  |  |  |  |  |  |
| 03. Training |  |  |  |  |  |  |  |
| a) | Induction training | No |  |  |  |  |  |
| b) | Competency training for project skills: Example Work at height OHS training for supervisors First aid Emergency and fire Legal requirements: for example, FPP SHE Rep HIV Awareness Covid Awareness. | Lump sum |  |  |  |  |  |
| c) | DSTI and tool box talks | Lump sum |  |  |  |  |  |
| 0.4. OHS Systems material costs |  |  |  |  |  |  |  |
| a) | Provision of First Aid Boxes to GSR requirements | No |  |  |  |  |  |
| b) | Provision of fire extinguishers | No |  |  |  |  |  |
| c) | Provision of signage: First aider, first aid station, fire extinguishers, assembly points, danger warning signs, site rules signage, Access and entry control, Deep excavations, Covid signs (Not limited too) | Lump sum | X1 |  |  |  |  |
| d) | H&S notice board and promotional materials | Lump sum | X1 |  |  |  |  |
| e) | Facilities, hand wash, drinking water facilitation, under cover eating area. (If not covered elsewhere in BoQ) | Lump sum | X1 |  |  |  |  |
| f) | Admin | Lump sum | X1 |  |  |  |  |
| 05. Engineering controls (If not covered in B0Q elsewhere): |  |  |  |  |  |  |  |
| a) | Air monitoring if applicable project | Lump sum | X1 |  |  |  |  |
| b) | Battering and shoring of excavations Dewatering if not covered elsewhere in BOQ | Lump sum | X1 |  |  |  |  |
| c) | Access and egress from excavations and work platforms | Lump sum | X1 |  |  |  |  |
| d) | Scaffold: materials for safe work platforms, trained competent personal (SANS 100085) | Lump sum | X1 |  |  |  |  |
| e) | Barrier Netting | Lump sum | X1 |  |  |  |  |
| f) | Noise monitoring if applicable to the project | Lump sum. | X1 |  |  |  |  |
| 06. Public liability management |  |  |  |  |  |  |  |
| a) | Hoarding and securing of works from public access and egress | Lump sum | X1 |  |  |  |  |
| b) | Specified signage | Lump sum | X1 |  |  |  |  |
| 07. Other |  |  |  |  |  |  |  |
| a) | Consider special access needs and provision | Lump sum | X1 |  |  |  |  |
| b) | Consider special costs for waste management: Bins | Lump sum | X1 |  |  |  |  |
| c) | Consider costs for legislative changes and requirements | Lump sum | X1 |  |  |  |  |
| d) | Project specific risks: Asbestos or other, if not noted in Quantity surveyor BOQ. HAZCHEM. Flammable stores Drip Trays Industrial extension cords Slings, chains Flag ladies Road safety signage Ambulant lighting checks and lights for works Calibration of equipment. HBA Management | Lump sum | X1 |  |  |  |  |
| e) | Ergonomic Costs | Lump sum | X1 |  |  |  |  |

HEALTH, SAFETY AND ENVIRONMENTAL AGREEMENT

BETWEEN EMPLOYER AND THE CONTRACTOR

Person responsible for this contract:

………………………………………………………………………………………………………

# Contract:

______________________________________________________________________

WRITTEN AGREEMENT BETWEEN

……………………………………………………………….

EMPLOYER

AND

…………………………………………………………………

CONTRACTOR ((hereinafter referred to as “the Mandatary”)

AS ENVISAGED BY SECTION 37(2) OF THE OCCUPATIONAL HEALTH AND SAFETY ACT, NO 85 OF 1993, AS AMENDED.

I …………………………………representing ………………………………………………….

# (Mandatary) do hereby acknowledge that we as the Mandatary is an employer in its own right with duties as prescribed in the Occupational Health and Safety Act No (85 of 1993, as amended) and I agree to ensure that all work will be performed, or machinery and plant used in accordance with the provisions of the said Act. I further more agree to comply with all other relevant Acts while providing a service to the Employer/ Client.

# I will ensure that all subcontractors are properly informed and adhere to all the rules and regulations and relevant legislation while on the premises. I will liaise with the person responsible, should I, for whatever reason, not be able to complete the task/project or perform in the terms of this agreement.

My company is registered and in good standing with the compensation fund or with a licensed compensation insurer as contemplated in the Compensation for Occupational and Diseases Act, 1993 (Act No. 130 of 1993). My registration number

is………………………………

We/I also agree that; the Contractor or Sub-contractor, by their signatures hereto, do unreservedly and irrevocably indemnify the Client/ Employer and hold it harmless against all the clause demands, actions, clauses of actions and suits at law, which may be made or instituted against it for:

- any death, injury or incident to the Contractor, Sub-contractor and/or their employees or any agent customer or visitor of the Contractor;

- any damage caused to property of the Contractor, Sub-contractor, and/or their employees or any agent customer or visitor of the Contractor, including any loss of such property from whatsoever, while on the premises; and

- any claims resulting from non-compliance with legislation.

# Reporting

The Mandatary and/or his designated person, appointed in terms of Section 16(2) of the Occupational Health and Safety Act 85 of 1993 ("the OHS Act"), shall report to the  representative designated by the Employer prior to commencing the work at the premises.

Warranty of compliance

In terms of this agreement the Mandatary warrants that he agrees to the arrangements and procedures as prescribed by the Employer and as provided for in terms of Section 37(2) of the OHS Act for the purposes of compliance with the Act.

The Mandatary acknowledges that this agreement constitutes an agreement in terms of Section 37(2) of the OHS Act, whereby all responsibility for health and safety matters relating to the work that the Mandatary and his employees are to perform on the premises shall be the obligation of the Mandatary.

The Mandatary further warrants that he and/or his employees undertake to maintain such compliance with the OHS Act. Without derogating from the generality of the above, nor from the provisions of the said agreement, the Mandatary shall ensure that the clauses as hereunder described, are at all times adhered to by himself and his employees.

The Mandatary hereby undertakes to ensure that the health and safety of any other person on the premises is not endangered by the conduct and/or activities of any of his employees while they are on the Employer’s premises.

# Mandatary an employer

The Mandatary shall be deemed to be an employer in his own right while on the

Employer’s premises.  In terms of Section 16(1) of the OHS Act, the Mandatary shall accordingly ensure that the requirements of the OHS Act are complied with by himself  and/or his nominated Chief Executive Officer.

# Appointments and training

The Mandatary shall appoint competent persons as per Section 16(2) of the OHS Act. Any such appointed person shall be trained on any occupational health and safety matter and the OHS Act provisions that are pertinent to the work that is to be performed under his responsibility. Copies of any appointments made by the Mandatary shall immediately be provided to the Employer.

The Mandatary shall further ensure that all his employees are trained on the health and safety aspects relating to the work and that they understand the hazards associated with such work being carried out on the premises. Without derogating from the foregoing, the Mandatary shall, in particular, ensure that all his users of any materials or operators of any machinery or equipment are properly trained in the use of such materials, machinery or equipment.

Notwithstanding the provisions of the above, the Mandatary shall ensure that he, his appointed responsible persons and his employees are at all times familiar with the provisions of the OHS Act, and that they comply with the provisions of the Act.

# Supervision, discipline and reporting

The Mandatary shall ensure that all work performed on the Employer’s premises is done under strict supervision and that no unsafe or unhealthy work-practices are permitted. Discipline regarding health and safety matters shall be strictly enforced against any of his employees regarding non-compliance by such employee, with any health and safety matters.

The Mandatary shall further ensure that his employees report to him all unsafe or unhealthy work situations immediately after they become aware of the same and that he in turn immediately reports these to the Employer and/or his representative.

# Access to the OHS Act

The Mandatary shall ensure that he has an updated copy of the OHS Act on site at all times and that this is accessible to his appointed responsible persons and employees.  However, the parties may make arrangements for the Mandatary and his appointed responsible persons and employees to have access to the Employer’s updated copy/copies of the Act.

# Cooperation

The Mandatary and/or his responsible persons and employees shall provide full cooperation and information if and when the Employer or his representative inquires into occupational health and safety issues concerning the Mandatary. It is hereby recorded that the Employer and his representative shall at all times be entitled to make such inquiry.  Without derogating from the generality of the above, the Mandatary and his responsible persons shall make available to the Employer and his representative, on request, all and any checklists and inspection registers required to be kept by him in respect of any of his materials, machinery or equipment.

The mandatary must use the provided Site-Specific HIRA and Baseline to ensure the OHS Plan and implementing file addresses risks noted and remains liable to update the risk assessments and safe work procedures as the project progresses and advances.

# Work procedures

The Mandatary shall implement safe work practices as assessed by the Employer and shall ensure that his responsible persons and employees are made conversant with, and adhere to, such safe work practices.

# Health and safety meetings

If required in terms of the OHS Act, the Mandatary shall establish his own health and safety committee(s) and ensure that his employees, being the committee members, hold health and safety meetings as often as may be required and at least once every three

(3) months.  The Employer may elect to permit the Mandatary’s health and safety representatives to attend the Employer’s health and safety committee meetings.

# Compensation registration

The Mandatary shall ensure that he has a valid registration with the Compensation Commissioner, as required in terms of the Compensation for Occupational Injuries and Diseases Act 130 of 1993, and that all payments owing to the Commissioner are discharged. The Mandatary shall further ensure that the cover shall remain in force while any such employee is present on the premises.

# Medical examinations

The Mandatary shall ensure that all his employees undergo routine medical examinations and that they are medically fit for the purposes of the work they are to perform.

# Incident reporting and investigation

All incidents referred to in Section 24 of the OHS Act shall be reported by the Mandatary to the Department of Labour, COIDA and to the Employer. The Employer shall further be provided with copies of any written documentation relating to any incident. The Employer retains an interest in the reporting of any incident as described above as well as in any formal investigation and/or inquiry conducted in terms of Section 32 of the OHS-Act into such an incident.

# Subcontractors

The Mandatary shall notify the Employer of any subcontractor he may wish to perform work on the Employer’s premises. It is hereby recorded that all the terms and provisions contained in this clause shall be equally binding upon the subcontractor prior to the subcontractor commencing with the work.  Without derogating from the generality of this paragraph:

- The Mandatary shall ensure that training, as discussed under appointments and training, is provided prior to the subcontractor commencing work on the

Employer’s premises.

- The Mandatary shall ensure that work performed by the subcontractor is done under strict supervision and discipline.

- The Mandatary shall inform the Employer of any Health and Safety hazard and/or issue that the subcontractor may have brought to his attention.

- The Mandatary shall inform the Employer of any difficulty encountered regarding compliance by the subcontractor with any health and safety instruction, procedure

and/or legal provision applicable to the work the subcontractor performs on the

Employer’s premises.

# Security and access

The Mandatary and his employees shall enter and leave the premises only through the main gate(s) and/or checkpoint(s) designated by the Employer. The Mandatary shall ensure that employees observe the security rules of the Employer at all times and shall not permit any person who is not directly associated with the work to enter the premises.

The Mandatary and his employees shall not enter any area of the premises that is not directly associated with the work.

The Mandatary shall ensure that all materials, machinery or equipment brought by himself onto the premises are recorded at the main gate(s) and/or checkpoint(s).  A failure to do this may result in a refusal by the Employer to allow the materials, machinery or equipment to be removed from the premises.

# Fire precautions and facilities

The Mandatary shall ensure that an adequate supply of fire-protection and first-aid facilities are provided for the work to be performed on the Employer’s premises, save that the parties may mutually make arrangements for the provision of such facilities.

The Mandatary shall further ensure that all his employees are familiar with fire precautions at the premises, which include fire-alarm signals and emergency exits, and that such precautions are adhered to.

# Hygiene and cleanliness

The Mandatary shall ensure that the work site and surrounding area is at all times maintained to a reasonably practicable level of hygiene and cleanliness. In this regard, no loose materials shall be left lying about unnecessarily and the work site shall be cleared of waste material regularly and on completion of the work.

# No nuisance

The Mandatary shall ensure that neither he nor his employees undertake any activity that may cause environmental impairment or constitute any form of nuisance to the Employer and/or his surroundings. The Mandatary shall ensure that no hindrance, hazard, annoyance or inconvenience is inflicted on the Employer, another Mandatary or any tenants.  Where such situations are unavoidable, the Mandatary shall give prior notice to the Employer.

# Intoxication not allowed

No intoxicating substance of any form shall be allowed on site.  Any person suspected of being intoxicated shall not be allowed on the site.  Any person required to take medication shall notify the relevant responsible person thereof, as well as of the potential side-effects of the medication.

# Personal protective equipment

The Mandatary shall ensure that his responsible persons and employees are provided with adequate personal protective equipment (PPE) for the work they may perform in accordance with the requirements of General Safety Regulation 2(1) of the OHS Act. The Mandatary shall further ensure that his responsible persons and employees wear the PPE issued to them at all material times.

# Plant, machinery and equipment

The Mandatary shall ensure that all the plant, machinery, equipment and/or vehicles he may wish to utilize on the Employer’s premises is/are of sound order at all times and fit for the purpose for which it/they is/are intended, and that it/they complies/comply with the requirements of Section 10 of the OHS Act. In accordance with the provisions of Section 10(4) of the OHS Act, the Mandatary hereby assumes the liability for taking the necessary steps to ensure that any article or substance that it erects or installs at the premises, or manufactures, sells or supplies to or for the Employer, complies with all the prescribed requirements and will be safe and without risks to health and safety when properly used.

# No usage of the Employer’s equipment

The Mandatary hereby acknowledges that his employees shall not be permitted to use any materials, machinery or equipment of the Employer’s unless the prior written consent of the Employer has been obtained, in which case the Mandatary shall ensure that only those persons authorized to make use of same, have access thereto.

# Transport

The Mandatary shall ensure that all road vehicles used on the premises are in a roadworthy condition and are licensed and insured.  All drivers shall have relevant and valid driving licenses and no vehicle shall carry passengers unless it is specifically designed to do so.  All drivers shall adhere to the speed limits and road signs on the premises at all times.

In the event that any hazardous substances are to be transported on the premises, the Mandatary shall ensure that the requirements of the Hazardous Chemical Substances Act 15 of 1973 are complied with at all times.

# Clarification

In the event that the Mandatary requires clarification of any of the terms or provisions of this agreement, he should contact the appointed Client Representative of the Employer.

# Duration of agreement

This agreement shall remain in force for the duration of the work to be performed by the

Mandatary and/or while any of the Mandatary's workmen are present on the Employer’s premises.

# Headings

The headings as contained in this agreement are for reference purposes only and shall not be construed as having any interpretative value in themselves or as giving any indication as to the meaning of the contents of the paragraphs contained in this agreement.

| Confirmation and Acceptance | Initials |
| --- | --- |
| I ______________________ confirm that I have read and understood the appointment as set out above. |  |
| I ______________________ confirm that I have read and understood the appendices and confirm my intention to comply with all the legal requirements. |  |
| I ______________________ confirm my acceptance and understanding of the assigned responsibilities and duties involved. |  |
| I ______________________ confirm that I have received training in the assigned responsibilities and duties required of me. |  |

THUS, AGREED TO AND SIGNED AT__________________ on this the __________ day

of __________________, in the presence of the undersigned witness:

Signature

Date

Witness Name  	 	Signature

# Signed on behalf of  ………………………………………………………………… (Contractor)

THUS, AGREED TO AND SIGNED AT__________________ on this the __________ day

of __________________, in the presence of the undersigned witness:

Signature  	 	 	 	 	 	Date

Witness         Name 	 	Signature

Signed on behalf of the Client by: …………………………………………………………….

Acknowledgement:

I, _________________________________________________________________representing

_____________________________________________________________________Contractor have satisfied myself with the content of the Occupational Health and Safety Specification (OHSS) and shall ensure that the Contractor and his / her personnel comply with all relevant obligations in respect thereof.

Signature of Contractor	Date

Signature of Client / OHS Agent				 Date

Comments: