DUNJAZANE WATER PIPELINE & PUMPSTATION EMERGENCY SCHEME

CONTRACT NO: UGU-07-1640-2023

CONSTRUCTION OF 110mm DIAMETER UPVC PUMPING MAIN OF 2 km, PUMP STATION, RETICULATION, STANDPIPES AND 500kl RESERVOIR

PART C1:  AGREEMENTS AND CONTRACT DATA

INDEX

PART C1: 	AGREEMENTS AND CONTRACT DATA	C2

C1.1 	 Form of Offer and Acceptance	C2

A: 	Offer	C2

B: 	Acceptance	C4

C: 	Schedule of Deviations	C5

D: 	Confirmation of Receipt	C7

PART C1.2	 CONTRACT DATA	C8

C1.2.1	 General Conditions of Contract	C8

C1.2.2	 Contract Data Provided by Employer	C9

C1.2.3 	 Data Provided by the Contractor	C12

C1.3: 	  PERFORMANCE GUARANTEE	C14

C1.4:  	DISCLOSURE STATEMENT	C17

C1.5: 	 AGREEMENT IN TERMS OF SECTION 37(2) OF THE OCCUPATIONAL HEALTH
 AND SAFETY ACT No 85 OF 1993	C18

C1.6:	ADJUDICATION BOARD MEMBER AGREEMENT	C21

# PART C1: 	AGREEMENTS AND CONTRACT DATA

## C1.1 		Form of Offer and Acceptance

### A: 	Offer

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a Contract for the procurement of:

Contract NO: UGU-07-1640-2023: 	CONSTRUCTION OF 110mm DIAMETER UPVC PUMPING MAIN OF 2 km, PUMP STATION, RETICULATION, STANDPIPES AND 500kl RESERVIOR.

The Tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto as listed in the returnable schedules, and by submitting this offer has accepted the conditions of tender.

By the representative of the tenderer, deemed to be duly authorized, signing this apart of this form of offer and acceptance, the tenderer offers to perform all of the obligations and liabilities of the contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the contract data.

THE OFFERED TOTAL PRICE INCLUSIVE OF VALUE ADDED TAX (VAT) IS

Rand (in words);

R	.(in figures),

This offer may be accepted by the employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document to the tenderer before the end of the period of validity stated in the tender data, whereupon the tenderer becomes the party named as the contractor in the conditions of contract identified in the contract data.

Signature:

Name: (in capitals)

Capacity:

Name of Tenderer (organisation):

Address:

Tel:	………………………………………..          Fax: 	…………………………………………

Witness:

Signature: .................................................. Name: 	……………………………………………

Date: ..........................................................

CIDB Registration N⁰:…………………………………………..

### B: 	Acceptance

By signing this part of this form of offer and acceptance, the employer identified below accepts the tenderer's offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the contract data.  Acceptance of the tenderer's offer shall form an agreement, between the employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement.

The terms of the contract, are contained in

Part C1	Agreements and contract data, (which includes this agreement)

Part C2	Pricing data

Part C3	Scope of work

Part C4	Site information

and drawings and documents or parts thereof, which may be incorporated by reference into Parts C1 to C4 above.

Deviations from and amendments to the documents listed in the tender data and any addenda thereto as listed in the tender schedules as well as any changes to the terms of the offer agreed by the tenderer and the employer during this process of offer and acceptance, are contained in the schedule of deviations attached to and forming part of this agreement.  No amendments to or deviations from said documents are valid unless contained in this schedule.

The tenderer shall within two weeks after receiving a completed copy of this agreement, including the schedule of deviations (if any), contact the employer's agent (whose details are given in the contract data) to arrange the delivery of any bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the contract data.  Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement.

Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed original copy of this document, including the schedule of deviations (if any).  Unless the tenderer (now contractor) within five working days of the date of such receipt notifies the employer in writing of any reason why he cannot accept the contents of this agreement, this agreement shall constitute a binding contract between the parties.

Signature:

Name: (in capitals)

Capacity:

Name of Employer (organisation):

Address:

Witness:

Signature: .................................................. Name: 	……………………………………………

Date: ..........................................................

### C: 	Schedule of Deviations

Notes:

1.	The extent of deviations from the tender documents issued by the employer prior to the tender closing date is limited to those permitted in terms of the conditions of tender.

2.	A tenderer's covering letter shall not be included in the final contract document. Should any matter in such letter, which constitutes a deviation as aforesaid, become the subject of agreements reached during the process of offer and acceptance, the outcome of such agreement shall be recorded here.

3.	Any other matter arising from the process of offer and acceptance either as a confirmation, clarification or change to the tender documents and which it is agreed by the Parties becomes an obligation of the contract shall also be recorded here.

4.	Any change or addition to the tender documents arising from the above agreements and recorded here, shall also be incorporated into the final draft of the Contract.

1.	Subject:	……………………………………………………………………………………………………

Details:	……………………………………………………………………………………………………		……………………………………………………………………………………………………		……………………………………………………………………………………………………

2.	Subject:	……………………………………………………………………………………………………

Details:	……………………………………………………………………………………………………		……………………………………………………………………………………………………		……………………………………………………………………………………………………

3.	Subject:	……………………………………………………………………………………………………

Details:	……………………………………………………………………………………………………		……………………………………………………………………………………………………		……………………………………………………………………………………………………

By the duly authorised representatives signing this agreement, the employer and the tenderer agree to and accept the foregoing schedule of deviations as the only deviations from and amendments to the documents listed in the tender data and addenda thereto as listed in the tender schedules, as well as any confirmation, clarification or changes to the terms of the offer agreed by the tenderer and the employer during this process of offer and acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this agreement shall have any meaning or effect in the contract between the parties arising from this Agreement.

FOR THE TENDERER:

Signature:

Name:	..........................

Capacity:

Tenderer: (Name and address of organisation)

......................................................

Witness :

Signature:

Name:

Date:

FOR THE EMPLOYER

Signature:

Name:	..........................

Capacity:

Employer: (Name and address of organisation)

......................................................

Witness :

Signature:

Name:

Date: 	…………………………………………………………………………………..

### D: 	Confirmation of Receipt

The Tenderer, (now Contractor), identified in the Offer part of this Agreement hereby confirms receipt from the Employer, identified in the Acceptance part of this Agreement, of one fully completed original copy of this Agreement, including the Schedule of Deviations (if any) today:

The ………………………………………(day)

of ………………………………………..(month)

20…….(year)

at …………………………………………(place)

For the Contractor:

…………………………………………………

Signature

…………………………………………………

Name

…………………………………………………

Capacity

Signature and Name of Witness:

…………………………………………………

Signature

…………………………………………………

Name

# PART C1.2		CONTRACT DATA

## C1.2.1		General Conditions of Contract

The General Conditions of Contract for Construction Works (3RD Edition 2015) published by the South African Institution of Civil Engineering, Private Bag X200, Halfway House, 1685 is applicable to this contract.

Copies of these conditions of contract may be obtained from the South African Institution of Civil Engineering (Tel 011- 805 5947, Fax: 011 – 805 5971).

The Contract Data referred to in the General Conditions of Contract follow, with the Data to be completed Employer furnished. The Tenderer is to provide his details in the spaces provided.

## C1.2.2		Contract Data Provided by Employer

CONTRACT NO: UGU-07-1640-2023

CONSTRUCTION OF 110mm DIAMETER UPVC PUMPING MAIN OF 2 km, PUMP STATION, RETICULATION, STANDPIPES AND 500kl RESERVOIR

| REF. CLAUSE NO. | # DATA BY EMPLOYER |
| --- | --- |
| 1.1.13 | The Defects Liability Period is: 12 months |
| 1.1.1.15 | The name of the Employer is: Ugu District Municipality |
| 1.1.1.26 | The Pricing Strategy is: Re-measurement |
| 1.2.1.2 | The address of Employer: |
|  | Physical Postal: |
|  | 96 Marine Road P O Box 33 |
|  | Oslo Beach, 4265 PORT SHEPSTONE, 4240 |
|  | Telephone No: (039) 688 5857 Fax No: (039) 682 4190 |
| 1.1.1.16 | Name of Employer’s Agent Mthabeleni Consultants, represented by Dumisani Biyela |
| 1.2.1.2 | Address of Engineer: |
|  | Physical: |
|  | 1 Montgomery Drive, Athlone Circle |
|  | PIETERMARITZBURG, 3201 |
|  | Telephone No : (033) 307 0809 E-mail: dumi@mthabeleni.co.za |
| 5.3.1 | The documentation required before commencement with Works execution are: |
|  | - Health and Safety File (Refer to Clause 4.3) - Initial programme (Refer to Clause 5.6) - Performance guarantee (Refer to Clause 6.2) - Insurance (Refer to Clause 8.6) |
| 5.3.2 | The time to submit the documentation required before commencement with Works execution is: 14 Days |
| 5.8.1 | Non-working days are: Sundays |
|  | The special non-working days are: - Public holidays - The year-end break which commences on the first working day after 15 December and ends on the first Tuesday after 9 January of the next year. |
| 5.13.1 | The penalty for failing to complete the Works is: R5 000.00 excluding VAT per calendar day. |
| 5.16.3 | The latent defect period is: 10 years |
| 6.2.1 | Security: The security to be provided by the Contractor shall be a Performance Guarantee of 10% of the contract sum (delivered within the time stated in 5.3.2 above) plus a retention of 10% of the value of the works The liability of the Performance Guarantee is provided by the Contractor shall be up to the issue of the Certificate of Completion, when the Guarantee shall be returned to the Contractor. Where a Performance Guarantee is provided by the Contractor, Retention monies shall be deducted at 10% per payment claim, to a maximum of 10% of the value of the works. |
| 6.2.3 | Performance Guarantee: “Expiry date means date of issue of certificate of completion of the project. |
| 6.5.1.2.3 | Daywork: The percentage allowances to cover overhead charges: |
|  | - 10% of the gross remuneration of workmen and foremen actually engaged in the daywork; and - 10% on the net cost of materials actually used |
| 6.8.2 | Price Adjustment will be applicable 12 Months after the tender closing date. The value of the certificates issued shall be adjusted in accordance with the Contract Price Adjustment Schedule with the following values: The value of “x” is 0.1 The values of the coefficients are: A = 0.40 B = 0.10 C = 0.45 D = 0.05 Base Month = Month before closing of tenders |
| 6.10.1.5 | The percentage advance on materials not yet built into the Permanent Works is: 80% provided that indemnity in favour of the Employer is provided from both the supplier and the Contractor. |
| 6.10.3 | The limit of retention money is: The percentage retention on the amounts due to the Contract is 10% of the contract value. |
| 8.6.1 | INSURANCE EFFECTED BY THE EMPLOYER Nil INSURANCE EFFECTED BY THE CONTRACTOR - The Contractor and Sub-contractor shall where applicable provide as a minimum the following: CONTRACT WORKS AND SASRIA SPECIAL RISKS INSURANCE – which will provide cover against accidental physical loss or damage to the Works, Temporary Works and materials intended for incorporation in the Works. PUBLIC LIABILITY INSURANCE – which will provide indemnity against legal liability in the event of accidental death of or injury to third persons and/or loss of or damage to third party property arising directly from the execution of the contract and occurring during the period of insurance with a limit of indemnity of R 10 000 000.00 in respect of all claims arising from any one occurrence or series of occurrences consequent on or attributable to one source or original cause. OTHER INSURANCE: Other insurances that should be provided by the Contractor to limit his risk exposure, but which are not mandatory include the following: - Insurance of Construction Plant and Equipment (including tools offices and other temporary structures and contents) and other things (except those intended for incorporation into the Works) brought onto the site for a sum sufficient to provide for their replacement; - Insurance in terms of the provisions of the Compensation for Occupational Injuries and Diseases Act (COID) Act No 130 of 1993; iii) Employers Common Law Liability Insurance with a limit of indemnity of not less than R 1 000 000.00; iv) Motor Vehicle Liability Insurance comprising (as a minimum) “balance of Third Party” Risks including Passenger Liability indemnity of not less than R 1 000 000.00 (one million Rand); and v) Where the Contract involves manufacturing and/or fabrication of the Works or parts thereof at premises other than at the Contract Site the Contractor shall satisfy the Employer that all materials and equipment for incorporation in the Works are adequately insured during manufacture and/or fabrication. In the event of the Employer having an insurable interest in such Works during manufacture or fabrication then such interest shall be noted by the endorsement to the relevant Policies of Insurance. |
| 8.6.1.1.3 | Amount to cover professional fees for repairing damage and loss: 14% of required amount |
| 10.5.1 | Dispute resolution: Standing Adjudication Board |
| 10.5.3 | The number of Adjudication Board Members to be appointed is: One |
| 10.7.1 | Dispute Determination: Arbitration |
|  | ADDITIONAL CLAUSES |
| 1.1.1.5 | Commencement Date: “Commencement Date” means a date determined by the Employer and communicated to the Contractor at the “Site Hand Over Meeting” which meeting is to take place within 14 days from the date that the Agreement made in terms of the Form of Offer and Acceptance comes into effect and such Commencement Date is to be within 14 days from the date of the Site Handover Meeting. “Site Hand Over Meeting” means the meeting arranged by the Engineer to communicate the commencement date to the Contractor, to instruct Contractor to Commence execution of the works on the commencement date as per Clause 5.3.1, to provide the Contractor with the necessary details and documentation to execute the works and for the Employer to give the Contractor right of access to the Site, as per Clause 5.4.1. |
| 4.4.2 | Subcontracting The contractor will be required to subcontract up to a maximum of 30% of the work to local subcontractors. The work to be subcontracted will be agreed with the Employer |

SIGNATURE OF TENDERER: .................................................................................................

DATE: ...........................................................

## C1.2.3 		Data Provided by the Contractor

|  | Clause |  |
| --- | --- | --- |
| Name of Contractor | 1.1.1.9 | ……………………………………………............. |
| Address of Contractor (Physical and Postal) Tel: Fax: Email: | 1.2.1.2 | …………………………………………................ …………………………………………................. ...................................................................... ...................................................................... ...................................................................... ...................................................................... ...................................................................... |
| Time for Achieving Practical Completion: | 1.1.1.14 | ………………………… Weeks |
| Security to be Provided by Contractor | 6.2.1 | Refer to Table Below |
| Type of Security; Contractor’s Choice (Indicate “YES” or “NO”). Is Value Added Tax included in the Contract Sum and value of Works for calculating percentages?. Cash deposit of ………% of the Contract Sum. Performance Guarantee of ………% of the Contract Sum. Retention of ………% of the value of Works. Cash Deposit of ………% of the Contract Sum plus Retention of ………% of the value of Works. Performance Guarantee of ………% of the Contract Sum plus Retention of ………% of the value of Works. |
| Price variation of special materials* | 6.8.3 | ………………… |
| Type of Special Material; Unit; Rate or Price*. |
| Rate or price for base month of* | 6.8.2 | ………………… |

Tenderers are to note that failure to provide a time for completion of the contract will invalidate the tender offer.

*  Delete inapplicable

Signature: .................................................................................................

Name of Signatory: .............................................................................................

Date: ...........................................................

Name of Tenderer 	.............................................................................................

## C1.3: 		 PERFORMANCE GUARANTEE

For use with the General Conditions of Contractor for Construction Works, Second Edition, 2010.

GUARANTOR DETAILS AND DEFINITIONS

“Guarantor“ means: ..................................................................................................................................

Physical Address: ....................................................................................................................................

“Employer” means: ...................................................................................................................................

“Contractor” means: .................................................................................................................................

“Engineer” means: ...................................................................................................................................

“Works” means: ........................................................................................................................................

“Site” means: ............................................................................................................................................

“Contract” means: The agreement made in terms of the Form of Offer and Acceptance and such amendments or additions to the Contract as may be agreed in writing between the parties.

“Contract Sum” means: The accepted amount inclusive of tax of R   .....................................................

Amount in words: .....................................................................................................................................

………………………………………………………………………………………………………………………

“Expiry Date” means: ...............................................................................................................................

CONTRACT DETAILS

Engineer issues; Interim Payment Certificates, Final Payment Certificate and the Certificate Completion of the Works as defined in the Contract.

PERFORMANCE GUARANTEE

- The Guarantor’s liability shall be limited to the amount of the Guaranteed Sum.

- The Guarantor’s period of liability shall be from and including the date of issue of this Performance Guarantee and up to and including the Expiry Date or the date of issue by the Engineer of the Certificate of Completion of the Works or the date of payment in full of the Guaranteed Sum, whichever occurs first. The Engineer and / or the Employer shall advise the Guarantor in writing of the date on which the Certificate of Completion of the Works has been issued.

- The Guarantor hereby acknowledges that:

  - any reference in this Performance Guarantee to the Contract is made for the purpose of convenience and shall not be construed as any intention whatsoever to create an accessory obligation or any intention whatsoever to create suretyship;

  - its obligation under this Performance Guarantee is restricted to the payment of money.

- Subject to the Guarantor’s maximum liability referred to in 1, the Guarantor hereby undertakes to pay the Employer the sum certified upon receipt of the documents identified in 4.1 to 4.3:

  - A copy of a first written demand issued by the Employer to the Contractor stating that payment of a sum certified by the Engineer in an interim or Final Payment Certificate has not been made in terms of the Contract and failing such payment within seven (7) calendar days, the Employer intends to call upon the Guarantor to make payment in terms of 4.2;

  - A first written demand issued by the Employer to the Guarantor at the Guarantor’s physical address with a copy to the Contractor stating that a period of seven (7) days has elapsed since the first written demand in terms of 4.1 and the sum certified has still not been paid;

  - A copy of the aforesaid payment certificate which entitles the Employer to receive payment in terms of the Contract of the sum certified in 4.

- Subject to the Guarantor’s maximum liability referred to in 1, the Guarantor undertakes to pay to the Employer the Guaranteed Sum or the full outstanding balance upon receipt of a first written demand from the Employer to the Guarantor at the Guarantor’s physical address calling up this Performance Guarantee, such demand stating that:

  - the contract has been terminated due to the Contractor’s default and that this Performance Guarantee is called up in terms of 5; or

  - a provisional or final sequestration or liquidation court order has been granted against the Contactor and that the Performance Guarantee is called up in terms of 5; and

  - the aforesaid written demand is accompanied by a copy of the notice of termination and/ or the provisional/ final sequestration and / or the provisional liquidation court order.

- It is recorded that the aggregate amount of payments required to be made by the Guarantor in terms of 4 and 5 shall not exceed the Guarantor’s maximum liability in terms of 1.

- Where the Guarantor has made payment in terms of 5, the Employer shall upon the date of issue of the Final Payment Certificate submit an expense account to the Guarantor showing how all monies received in terms of this Performance Guarantee have been expended and shall refund to the Guarantor any resulting surplus. All monies refunded to the Guarantor in terms of this Performance Guarantee shall bear interest at the prime overdraft rate of the Employer’s bank compounded monthly and calculated from the date payment was made by the Guarantor to the Employer until the date of refund.

- Payment by Guarantor in terms of 4 or shall be made within seven (7) calendar days upon receipt of the first written demand to the Guarantor.

- Payment of the Guarantor in terms of 5 will only be made against the return of the original Performance Guarantee by the Employer.

- The employer shall have the absolute right to arrange his affairs with the Contractor in any manner which the Employer may deem fit and the Guarantor shall not have the right to claim his release from his Performance Guarantee on account of any conduct alleged to the prejudicial to the Guarantor.

- The Guarantor chooses the physical address as stated above for the service of all notices for all purposes in connection herewith.

- This Performance Guarantee is neither negotiable nor transferable and shall expire in terms of 2, where after no claims will be considered by the Guarantor. The original of this Guarantee shall be returned to the Guarantor after it has expired.

- This Performance Guarantee, with the required demand notices in terms of 4 or 5, shall be regarded as liquid document for the purposes of obtaining a court order.

- Where this Performance Guarantee is issued in the Republic of South Africa the Guarantor hereby consents in terms of Section 45 of the Magistrate’s Courts Act No 32 of 1994, as amended, to the jurisdiction of the Magistrate’s Court of any district having jurisdiction in terms of Section 28 of the said Act, notwithstanding that the amount of the claim my exceed the jurisdiction of the Magistrate’s Court.

Signed at	...................................................................................................................

Date		...................................................................................................................

Guarantor’s signatory (1) 	...........................................................................................

Capacity			...........................................................................................

Guarantor’s signatory (2)	...........................................................................................

Capacity			...........................................................................................

Witness signatory (1)		...........................................................................................

Witness signatory (2)		...........................................................................................

## C1.4:  	DISCLOSURE STATEMENT

(Date)………………………………………………………………………………………………………………

Contract: (Name)………………………………………………………………………………………………….

Contractor: (Name)………………………………………………………………………………………………..

Employer: (Name)…………………………………………………………………………………………………

Engineer: (Name)…………………………………………………………………………………………………

Dear Sirs,

I am willing and available to serve as (ad-hoc/standing) Adjudication Board Member in the above-mentioned Contract.

In accordance with the General Conditions of Contract for Construction Works Adjudication Board Rules relating to disclosure statements by selected or nominated persons to the adjudication, I hereby state that:

- I shall act with complete impartiality and know of nothing at this time, which could affect my impartiality.

- I had no previous involvement with this project.

- I do not have any financial interest in this project.

- I am not currently employed by the Contractor, Employer or Engineer.

- I do not have any financial connections with the Contractor, Employer or Engineer.

- I do not have or not have had a personal relationship with any authoritative member of the Contractor, Employer or the Engineer which could affect my impartiality.

- I undertake to immediately disclose to the parties any changes in the above position which could affect my impartiality or be perceived to affect the same.

Should there be any deviation from the foregoing statements, details shall be given hereunder.

………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………

I further declare that I am experienced in the work which is carried out under the Contract and in interpreting contract documentation.

Name in full: ...............................................................................................

Signature: ...................................................................................................

## C1.5: 		AGREEMENT IN TERMS OF SECTION 37(2) OF THE OCCUPATIONAL HEALTH AND 
	SAFETY ACT No 85 OF 1993

THIS AGREEMENT is made between UGU DISTRICT MUNICIPALITY (hereinafter called the

EMPLOYER) of the one part, herein represented by:

in his capacity as:

AND:

(Hereinafter called the CONTRACTOR) of the other part, herein represented by

in his capacity as:

duly authorized to sign on behalf of the Contractor.

WHEREAS the CONTRACTOR is the Mandatory of the EMPLOYER in consequence of an agreement between the CONTRACTOR and the EMPLOYER in respect of

CONTRACT No: ......................................................................... (CONTRACT TITLE)

........................................................................................................................................................... for the construction, completion and maintenance of the works;

AND WHEREAS the EMPLOYER and the CONTRACTOR have agreed to enter into an agreement in terms of the provisions of Section 37(2) of the Occupational Health and Safety Act No 85 of 1993, as amended by OHSA Amendment Act No 181/1993 (hereinafter referred to as the ACT);

NOW THEREFORE the parties agree as follows:

1.	The CONTRACTOR undertakes to acquaint the appropriate officials and employees of the CONTRACTOR with all relevant provisions of the ACT and the regulations promulgated in terms thereof.

2.	The CONTRACTOR undertakes to fully comply with all relevant duties, obligations and prohibitions imposed in terms of the ACT and Regulations: Provided that should the EMPLOYER have prescribed certain arrangements and procedures that same shall be observed and adhered to by the CONTRACTOR, his officials and employees.  The CONTRACTOR shall bear the onus of acquainting himself/herself/itself with such arrangements and procedures.

3.	The CONTRACTOR hereby accepts sole liability for such due compliance with the relevant duties, obligations, prohibitions, arrangements and procedures, if any, imposed by the ACT and Regulations, and the CONTRACTOR expressly absolves the EMPLOYER and the Employer’s CONSULTING ENGINEERS from being obliged to comply with any of the aforesaid duties, obligations, prohibitions, arrangements and procedures in respect of the work included in the contract.

4.	The CONTRACTOR agrees that any duly authorized officials of the EMPLOYER shall be entitled, although not obliged, to take such steps as may be necessary to ensure that the CONTRACTOR has complied with his undertakings as more fully set out in paragraphs 1 and 2 above, which steps may include, but shall not be limited to, the right to inspect any appropriate site or premises occupied by the CONTRACTOR, or to take such steps it may deem necessary to remedy the default of the CONTRACTOR at the cost of the CONTRACTOR.

5.	The CONTRACTOR shall be obliged to report forthwith to the EMPLOYER any investigation, complaint or criminal charge which may arise as a consequence of the provisions of the ACT and Regulations, pursuant to work performed in terms of this agreement, and shall, on written demand, provide full details in writing of such investigation, complaint or criminal charge.

Thus signed at 	 for and on behalf of the CONTRACTOR

on this the 	 day of 	 ………………………………….. 20………

SIGNATURE:

NAME AND SURNAME:

CAPACITY:

WITNESSES:	1.

2.

Thus signed at 	 for and on behalf of the EMPLOYER

on this the  ……………….. day of 	20………

SIGNATURE:

NAME AND SURNAME:

CAPACITY:

WITNESSES:    1.

2.

## C1.6:	ADJUDICATION BOARD MEMBER AGREEMENT

This Agreement is entered into between:

Adjudication Board Member: (Name, physical address, postal address, email address, fax number, telephone number and mobile number)……………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………

Contractor: (Name, physical address, postal address, email address, fax number, telephone number and mobile number) ……………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………

Employer: (Name, physical address, postal address, email address, fax number, telephone, number and mobile number) ……………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………

The contractor and the Employer will hereinafter be collectively referred to as “the Parties”.

The Parties entered into a Contract for ……………………………………………………………….....
(name of project) which provides that a dispute under or in connection with the General Conditions of Contract for Construction Works, Second Edition, 2010,must be referred to (ad-hoc adjudication/ standing adjudication**).

The undersigned natural person has been appointed to serve as Adjudication Board Member and together with the undersigned Parties agree as follows:

- The Adjudication Board Member accepts to perform his duties in accordance with the terms of the Contract, the General Conditions of Contract for Construction Works Adjudication Board Rules and this Agreement.

- The Adjudicator undertakes to remain independent and impartial of the Contractor, Employer and Engineer for the duration of the Adjudication Board proceedings.

- The Adjudication Board Member agrees to serve for the duration of the Adjudication Board proceedings.

- The Parties may at any time, without cause and with immediate effect, jointly terminate this Agreement.

- Unless the Parties agree, the Adjudication Board Member shall not act as arbitrator or representative of either Party in any subsequent proceedings between the Parties under the Contract. No Party may call the Adjudication Board Member as a witness in any such subsequent proceedings.

- The standing Adjudication Board’s duties shall end upon the Adjudication Board Member(s) receiving notice from the Parties of their joint decision to disband the Adjudication Board.

- The Adjudication Board Member shall be paid in respect of time spent upon or in connection with the adjudication including time spent travelling:

- A monthly retainer of R……………………………………(amount) for ………(number) of months, and /or

- A daily fee of R……………………………………(amount) based on a ……..(number) hour day, and /or

- A hourly fee of R……………………………………(amount), and /or

- A non- recurrent appointment fee of R……………………………………(amount) which shall be accounted for in the final sums payable.

- The Adjudication Board Member’s expenses incurred in adjudication work shall be reimbursed at cost.

Upon submission of an invoice for fees and expenses to the Parties, the (Contractor/ Employer**) shall pay the full amount within 28 days of receipt of the invoice and he shall be reimbursed by the other party by half the amount so that the fees and expenses are borne equally by the Parties. Late payment of such invoice shall attract the interest at prime plus 3% points compounded monthly at the prime rate changed by the Adjudication Board Member’s bank.

This Agreement is entered into by:

| Contractor’s Signature | : | ………………………………………….. |
| --- | --- | --- |
| Contractor’s name | : | ………………………………………….. |
| Place | : | ………………………………………….. |
| Date | : | ………………………………………….. |
| Employer’s signature | : | ………………………………………….. |
| Employer’s name | : | ………………………………………….. |
| Place | : | ………………………………………….. |
| Date |  |  |
| Adjudication Board Member’s signature | : | ………………………………………….. |
| Adjudication Board Member’s name | : | ………………………………………….. |
| Place | : | ………………………………………….. |
| Date | : | ………………………………………….. |

**Delete the inapplicable party