BID NUMBER: DMRE

The Republic of South Africa

Department of Mineral Resource and Energy (DMRE)

and

The Central Energy Fund (CEF)

TERMS OF REFERENCE (ToRs) FOR THE REQUEST FOR BIDS FROM QUALIFIED SERVICE PROVIDERS FOR THE INSTALLATION OF SOLAR WATER HEATERS ALSO REFERRED TO AS SOLAR GEYSERS IN PARTICIPATING MUNICIPALITIES UNDER THE SOCIAL COMPONENT OF THE NATIONAL SOLAR WATER HEATER (NSWH) PROGRAMME

LIST OF DOCUMENTS COMPRISING THE RFB AS ANNEXURES

ANNEXURE A: 	DOCUMENT FORMAT FOR COMPANY EXPERIENCE AND DETAILS OF THE BIDDER'S PROPOSED KEY PERSONNEL

ANNEXURE B: 	LIST OF APPROVED MUNICIPALITIES

ANNEXURE C: 	WARRANTY EXTRACT FROM THE SUPPLY AGREEMENT BETWEEN THE DEPARTMENT OF ENERGY AND CONTRACTED SUPPLIERS

ANNEXURE D:	DEFINITIONS AND INTERPRETATIONS

GENERAL REQUIREMENTS, RULES AND PROVISIONS

- Disclaimer

  - While all reasonable care has been taken in preparing this RFB, the information contained in it does not purport to be comprehensive or to have been verified by the Department and Central Energy Fund “herein referred as CEF” or any other department of the Government, any of its officers, employees, servants, agents, advisors or any other Person. Accordingly, neither the Department nor any of its advisors accept any liability or responsibility for the adequacy, accuracy or completeness of any of the information or opinions stated herein.

  - Save  where  expressly  stipulated  otherwise,  no representation  or  warranty (whether express or implied) is or will be given by the Department  and CEF or any of its officers,  employees,  servants,  agents,   advisors  or  any  other  Person  with respect to the information or opinions contained in this RFB, or in relation to any Briefing Notes issued in relation to this RFB or the National Solar Water Heater Programme in particular the Installation Phase and other related phases of this programme.

  - The Department and CEF reserve the right to amend, modify or withdraw this RFB or any part of it, or to terminate or amend any of the procedures, procurement processes or requirements detailed in this RFB during the conduct of the National Solar Water Heater Programme and /or the Installation Phase, at any time, without prior notice and without liability to compensate or reimburse any Person pursuant to such amendment or extension, modification, withdrawal, or termination.

  - The terms and conditions set out in this RFB are stipulated for the express benefit of the Department and CEF, save as expressly stated to the contrary, and may be waived at the Department and CEF’s sole discretion at any time. The Department and CEF reserve the right to adopt any proposal made by any Person responding to this RFB at any time and to include such proposal in any documents which may or may not be made available at any stage of the National Solar Water Heater Programme and /or the Installation Phase to any other Persons responding to this RFB, without the obligation or liability to pay any compensation or reimbursement of any nature to any Person pursuant to such adoption.

  - This RFB is provided solely for the purpose set out in this document and is not intended to form any part or basis of any investment decisions by the Bidder. Each Person to whom this RFB is made available must make its own independent assessment of the National Solar Water Heater Programme – Social Component in particular the Installation Phase, taking such advice (whether professional or otherwise) as it deems necessary.

  - This RFB for the NSWH Programme Installation Phase was finalised exclusively by the Department and CEF and, accordingly, will not be responsible or owe a duty of care to any Person other than the Department and CEF in respect of this RFB for the National Solar Water Heater Programme Installation Phase. The officials of the Department and CEF shall not, nor shall any legal advisor, or advisor to the Department and CEF in relation to the National Solar Water Heater Programme Installation Phase or this  RFB,  provide  any  opinion  to  or  for  the  benefit  of  any,  Bidder  or  its shareholders in their capacity as advisor to the Department.

  - No Bidder or its shareholders shall have any claim against the Department and CEF, its officers, employees, servants, agents or Transaction Advisors if there any, under any circumstances  whatsoever,  arising out of any matter relating to the National Solar Water Heater Programme Installation Phase or this RFB of any nature  whatsoever, including  where  such  claim  is  based  on  any  act  or omission  by  the  Department or CEF,  or  any  of  its  officers,  employees,  servants, agents  or  Transactions  Advisors of any nature whatsoever, or where  such claim is based on the content of, or any omission from, this document of any nature whatsoever.

  - This RFB does not constitute an offer to enter a contractual relationship with any Bidder, but it is merely a solicitation of Bid Responses to enable the Department and CEF to select the Preferred Bidders or Service Providers in order to conclude Installation Service Level Agreements with the selected Preferred Bidders.

  - There is a possibility that some municipalities may be withdrawn from the programme if they fail to meet some of their obligations, in which case their Baseline Systems would be allocated to other participating municipalities.

  - In this RFB:

    - references   to   a   statutory   provision   include   any   subordinate legislation made from time to time under that provision and include that provision as modified or re-enacted from time to time;

    - words importing the  masculine  gender  include  the  feminine  and neuter genders and vice versa;

    - the singular includes the plural and vice versa;

    - natural Persons include artificial Persons and vice versa;

    - references to a "subsidiary" or a "holding company"   shall be references to a subsidiary or holding company as defined in the Companies Act;

    - if a definition imposes substantive rights and obligations on a Person, such rights and  obligations  shall be  given  effect  to  and  shall be enforceable, notwithstanding that they are contained in a definition;

    - any definition, wherever it   appears   in this RFB,   shall bear   the same   meaning  and  apply  throughout  this  RFB  unless  otherwise stated;

    - if there is any conflict between any definitions in this RFB then, for purposes of  interpreting any clause of this RFB or paragraph  of any volume   or   Annexe,   the   definition appearing in that clause or paragraph shall prevail over any other conflicting definition appearing elsewhere in this RFB;

    - unless otherwise specified, all references to any time shall be to the time of day in South Africa.

    - The expiration  or  termination  of  this  RFB  shall  not  affect  such  of  the provisions  of this RFB which are expressly  provided  to operate after any such expiration or termination, or which of necessity must continue to have effect after such expiration or termination, notwithstanding that the relevant provisions themselves do not provide for this.

- Invitation

  - This RFB constitutes a formal invitation to Qualified Bidders to submit their Bid Responses for the Installation of SWH Baseline Systems and or Solar Geysers for the Department of Mineral Resources and Energy and Central Energy Fund in the Social Component of the National Solar Water Heater Programme.

- Purpose of this RFB

The purpose of this RFB is:

  - to set out the rules of participation in the Installation Phase;

  - to provide further information about the National Solar Water Heater Programme in general and the Installation Phase to Bidders and other interested persons  so  as to  allow  them  to  prepare  for  participation in the National Solar Water Heater Programme Installation Phase and to prepare comprehensive and competitive Bid Responses pursuant to the Installation Phase of this Programme;

  - to give guidance to the Bidders in the preparation of their Bid Responses;

  - to enable the Department and CEF to consider those Bid Responses submitted by Bidders that:

    - satisfy the technical, financial, and legal requirements and meet the criteria described;

    - fulfil   the   comparative   and   competitive   evaluation   criteria   and requirements as detailed in  the RFB;

    - are  able  to  Install  the  Baseline  Systems and or Solar Geysers  as  envisaged   by  the  Department and CEF; and

    - to enable the Department and CEF to select Preferred Bidders.

- Introduction and Background

  - In June 2009, the South African Government, through the Department, pronounced through its budget speech its intention to launch a national solar water heater programme. This was   done   against  the  backdrop   of  prevailing   national   electricity constraints  as well as the energy efficiency  targets contained  in the White Paper  and  the  South  African  National Energy  Efficiency  Strategy.  At the time, the Minister of Energy set a national target of 1 million installed solar water heaters in the residential and commercial sectors. The national solar water heater programme was subsequently launched in April 2010 and Eskom was appointed as the implementing agent responsible to implement the programme until 2014.

  - In May 2015, the then Minister of Energy announced the implementation of the revised National Solar Water Heater Programme pursuant to Cabinet consideration as described further below.

- Overview of the National Solar Water Heater Programme

  - In this section, several key features of this National Solar Water Heater Programme are introduced.

  - The National Solar Water Heater Programme comprised of three (3) broad streams or components, that is, Social; Repair and Replace; and Load Reduction. The Social Component with respect to the revised Contracting and or Implementation Model is comprised of Procurement, Supply, Training, Installation and Maintenance of Solar Water Heater Baseline Systems in approved and or participating Residential Dwellings within the Designated Installation Areas throughout South Africa. The Baseline Systems are to be supplied, installed and maintained through the Social Programme largely on a free-issue basis.

  - The National Development Plan (NDP) sets a target of five (5) million installed solar water heaters in residential areas by 2030. The set target is subject to available resources.

  - For this RFB, the focus is only on the Social Component as explained below:

    - the Social Programme (i.e. in line with this RFB), in terms of which:

    - Participating municipalities pursuant the signing of a Framework Agreements (i.e. the signing of Framework Agreements is supported by a Council Resolution) with the guidance from and or criteria set by the Department will identify residential areas which  they  deem  to  be  a priority or within the Strategic Development areas and feasible for the Installation of Baseline Systems and or Solar Geysers.

    - The Department procured the Baseline Systems and or Solar Geysers for Installation in participating Residential Dwellings within the Designated Installation Areas. It should be highlighted that this procurement of the Baseline Systems is the subject matter of the separate Supply Phase of the National Solar Water Heater Programme which commenced in December 2015 for a period of three financial years, that is, 2015/16; 2016/17 and 2017/18. Under the Supply Phase, 87 206 Baseline Systems were procured by the Department from twelve (12) suppliers. The Department has collaborated with CEF to implement the NSWH Programme. Furthermore, of the total procured baseline systems, 200 have already been installed in the Pilot Project in Nelson Mandela Bay Municipality by end of June 2018; 150 installed in Sol Plaatjie to pilot the repair and replace component of this programme. The main objective of the Pilot Projects was to test the feasibility and viability of the revised Contracting and Implementation Model of the Social Component of the National Solar Water Heater Programme from which lessons learnt can enhance the implementation of the broader scale roll of the programme. As indicated above, the systems are to be supplied, installed, and maintained through the Social Programme largely on a free-issue basis.

    - The installation phase is preceded by the Technical Feasibility Assessment, which has been undertaken in eighteen (18) beneficiary Municipalities. The Technical Feasibility Assessment was undertaken in residential areas identified by the beneficiary municipalities and endorsed by the Council. The Assessment made highlight various findings and makes recommendations, which the appointed installation companies are expected to note. Social Facilitation has been undertaken and communities are aware of the programme roll out or implementation. Successful bidders will be furnished with the final Technical Feasibility Assessment reports for the respective municipality/ies. The bidders in relation to this RFB can also obtain the terms of references used in appointing the panel of service providers to undertake the Technical Feasibility Assessment to understand the scope of work for the activity.

    - This RFB serves to assist the Department and CEF to finalise the process of  appointing Qualified Service Providers for the Installation of the remaining 42 083 units earmarked for Phase 2) Baseline Systems and or Solar Geysers on Participating Residential Dwellings from which the Service Providers are expected to further transfer practical skills to   the Installation

Assistants or installers selected and trained by the accredited Training Institutions within participating municipalities under the Training Phase jointly implemented together with the Unemployment Insurance Fund (UIF) Department of Employment and Labour (DEL), and Energy and Water Sector Training Agency (EWSETA. It is therefore envisaged that each appointed Service Provider will provide on the job training to installation assistants or Installer Assistants. The Contracted Service Provider is expected to complement the R50 per day of stipend from the EWSETA by the same amount. As such, it is expected that this amount for stipend be included in the quote for this RFB.

    - The Department entered into a Memorandum of Agreement (MoA) with the Unemployment Insurance Fund (UIF) - Department of Employment and Labour (DEL), and the Central Energy Fund. The Central Energy Fund further entered into a training Implementation Agreement with Energy and Water Sector Training Agency (EWSETA). However, training of the installation assistants is undertaken as a separate procurement under CEF as per the above MoA. It has been planned that approximately 1 788 installation assistants will be trained by end of this roll out. The Installation Phase is the subject matter of this RFB.

    - Installation of 42 083 Baseline Systems or Solar Geysers will take place in 10 (ten) participating municipalities as outlined in Annexure B.

- Policy Objectives of the National Solar Water Heater Programme

The Overall Policy Objectives for the NSWH Programme underpinning the implementation of this RFB are to:

  - Reduce electricity demand from the grid;

  - Mitigate against adverse climate change;

  - Cushion the poor against increasing electricity tariffs;

  - Facilitate the creation of local manufacturing industry;

  - Create employment opportunities by providing training and develop unemployed citizens through opportunities within the programme;

  - Skills development through capacity building programme related to the project; and

  - Economic empowerment for women, youth, and people with disabilities through the business opportunities emanating from the programme.

- Scope of Work for the Installation Phase

  - To respond to the main and specific objectives of the assignment, Service Provider will be expected to thoroughly undertake the following activities. In brief, Qualified Bidders or Service Providers are invited to submit Bid Responses to Install the Baseline Systems and or Solar Geysers for the Department of Mineral Resource and Energy in Designated Installation Areas and or participating municipalities as per the approved list attached as Annexure B of the RFB pursuant to the Social Component of the National Solar Water Heater Programme.

  - Installation of Procured Baseline Systems

    - The Bidders are expected to bid for their participation in this Installation Phase that is envisaged to install 42 083 Baseline Systems and or Solar Geysers by the Department of Mineral Resource and Energy. In short, the number of procured Baseline Systems will therefore translate into the number of Residential Dwellings in the approved participating municipalities. A list of approved municipalities and balance number of systems to be installed forms part of this RFB attached as Annexure B. The appointed service providers will be provided with beneficiary lists as compiled and approved by the municipalities for the participating Residential Dwellings within the Designated Installation Areas. For the purposes of this RFB, the Bidders are required to focus on the number of remaining Baseline Systems that automatically translates into the number of beneficiary households.

    - The Bidders are expected to use the existing documents in addition to this RFB document such as all the relevant South African National Technical Standards for installation of Hot Water accessible from the South African Bureau of Standards at the Bidders costs and related annexures for guidance to respond to this Bid which should comprise of both the technical and financial parts for the installation of Baseline Systems or Solar Geysers to provide a detailed Methodology and an Installation Plan to roll out the installation of Baseline Systems or Solar Geysers in respective participating municipalities. The Methodology should also include the proposed “Complaints or Queries handling approach (i.e. both technical and general in nature) on any related matter from the beneficiaries or end users or any person point along the installation value chain leading to the matter being resolved”. The Queries’ handling methodology should outline how queries should be registered, tracked, and monitored to its finalisation by both the participating Municipality through a nominated or authorised official and the Department through the Project Officer.

    - The Bidders are expected to outline the proposed Project Team Structure comprised of Qualified Members for installation. Take into consideration the Installation Assistants to receive on the job training from the Service Providers or Installers as per Annexure A of the trained Installation Assistants under the Training Phase as explained above. It should be indicated that the Training Phase forms a major part of the Social Component of the National Solar Water Heater Programme based on the lessons learnt from the previous installation phase (i.e. 2009 – 2014) when the programme commenced and implemented under Eskom SOC Limited. The objective of the Training Phase is to ensure that all contracted Installers or Service Providers are thoroughly trained by accredited Training Service Providers or Institutions to prevent any potential poor workmanship, which may result in reducing the efficiency of the solar geysers or performance and ultimately leading to dysfunctional systems.

    - The Project Team structure should also provide details of installation site offices that include the provision of secure storage of the Baseline Systems from the point of collection from storage at the time when the systems are under its custody. It should be indicated that municipalities have been requested to provide secure storage from which the appointed or contracted Qualified Installers will be expected to manage the security and dispatching of the Baseline Systems from handover process by the Department /CEF and the Municipality. The secure storage provided by Municipalities will be inspected and signed off by the Department / CEF. In addition, it should be indicated that the contracted Service Provider will be expected to provide security of the Systems including insurance in their possession from the collection point to installation. Bidders should consider this during the pricing of their respective Bids.

    - The Qualified Service Providers will be expected to nominate, and avail qualified and accredited installation officials or Installers to undergo product specific training. The product specific training will be conducted by Suppliers who manufactured the Baseline Systems. The product specific training is part of condition stipulated in the Supply Agreement for the Manufacturing, Supply, Delivery and Storage of the Solar Water Heater Programme. The Supply Agreement was entered into by the DMRE will all the suppliers. The Product Specific training ensures that all the Installers are familiar and conversant with the type of technology they are expected to install in the participating Residential Dwellings of the Designated Installation Areas. In brief, the contracted Installers will be provided with a “Product Specific Training.” The Department covers the cost of training by the Suppliers excluding accommodation, travel, and subsistence of the qualified installer, which should be paid for by the Service Provider.  The training will further complement the skills and experience that Project Teams have declared in their Bids. The Department will provide the details of the product specific training once the appointment of Service Providers (qualified installers) has been concluded. The training may take up to two weeks during which the installers will install some Baseline Systems under supervision by the Suppliers who are required to certify a percentage quantum of SWH Baseline Systems to be installed in line with the Supply Agreement entered between the Department and the contracted Suppliers.

    - All Bidders are required to indicate the Provinces they are intending to bid in and the respective participating municipalities for this installation RFB (Annexure B and Schedule 1). Each Municipality will be considered separately during the evaluation of this RFB. Installations in all 10 (ten) participating municipalities will run concurrently. Bidders are expected to present separate team members for each municipality where a Bidder has expressed interest. The Bidder is expected to clearly differentiate the proposed Project Structure for each municipality. However, this request does not preclude the Bidders who have the capacity and ability to participate in all provinces for the participating municipalities.

  - Pricing

    - The Department and CEF understand that the sector is based on a broad field and require multidisciplinary teams. Bidders will have different capabilities, which will enable them to undertake installations. Bidders are required to provide details of the number of Baseline Systems that they can install per day, week, and a month as well as the concomitant number of employees executing the work. The Installation Plan should provide the number of units each installation team will complete per day as well as the total number of installation teams that the bidder can deploy at any given time. Based on the tight timeframe for the Installation Phase, which should take at most eight months, the higher the number of installation teams provided by the Bidder the better, as this will demonstrate the capacity and the ability to execute the task within the specified period. Higher number of installation teams will be considered as an advantage for the bid evaluation.  Each bid should have a separate list of the team members for each Municipality.

    - The Standard Installation Kits for the contracted Service Provider staff and Trained Installation Assistants should not be included in the quotations. The trained Installation Assistants will have their standard installation kits supplied by government.  The Service Providers’ staff or project team’s installation kits are at the Service Provider’s cost as all contractors are expected to have the tools of trade.

    - Bidders may submit a bid per municipality (i.e. Bidders can bid in more than one municipality). Where Bidders do submit Bids for more than one municipality, they are required to demonstrate through, the size and number of teams, their ability to execute the work within the prescribed timeframe in each Designated Installation Areas. Each Designated Installation Area must have dedicated and separate teams to deliver on the task.

    - The minimum number of Baseline System installations that may be awarded to a Bidder per municipality is 500 units. Where a Bidder is awarded more than 500 Baseline System installations, on appointment, that Bidder will be allocated an initial number of 500 units (per municipality). Additional units may be allocated to the Bidders who complete their first allocation of 500 units in accordance with the terms of the service level agreement concluded with the Department or CEF and depending on the availability of additional units.

    - The contracted Service Providers will have to take into consideration the results or outcome of the Technical Feasibility Assessments in their final Installation Plans pursuant to the inception meetings with the Department and municipalities to prepare for execution of the task. The Technical Feasibility Assessments does not absolve the Service Providers from ensuring that before installation due diligence is applied.

  - Management

    - The "Employer" for all contracted Service Providers under this RFB is the Department together with CEF and as such all record(s) or statistics of jobs created during this bid should be captured appropriately in line with the template to be provided by the Department for reporting purposes and submitted in line with the reporting timelines.

    - The    Installation   of   Baseline   Systems   within   a Designated Installation Area in terms of one or more Installation Service Level Agreements will be administered and managed by an Installation Project Manager or a Project Officer as designated by the Department and CEF. Performance monitoring and progress on the project will be done jointly with all key stakeholders such as the Department, CEF, municipalities, Unemployment Insurance Fund (UIF) & Department of Employment and Labour and Energy and Water SETA in line with their reporting processes as per their respective organisations. However, all progress reports will be submitted to the Department and CEF and shared with them so that at any point in time, all the stakeholders are in the loop and have the same information and understanding of the status of the project.

  - Quality Assurance (QA) and Inspection

    - Quality Assurance (QA) consists of standards, which are intended to ensure that products and services perform as expected, as well as the mechanisms to verify that such requirements are fulfilled. The QA builds the credibility necessary for the creation of health, efficient and rapid growing technology markets and ensures that expectations from investors and end-users for technology performance durability and safety are met. The objective of implementing QA mechanisms is to prevent unsafe, underperforming and failure-prove products.

    - Each Installation Service Provider will be contracted to install a set number of Baseline Systems in terms of the minimum and maximum quantum in line with the Installation Service Level Agreement.

    - Each Installation Service Provider will be required to familiarise themselves with Designate Installation Areas through preliminary inspections based on the results or outcome of Technical Feasibility Assessments to re-confirm or quality assure    the suitability of the Participating Residential Dwellings for installation of the Baseline systems or Solar Geysers as required.

    - If a Participating Residential Dwelling is not suitable, the Installation Project Manager of the Contracted Service Provider should notify the Department and Municipality immediately.  The contracted Service Provider will be expected to keep a register of all reported cases or incidents in line with the Occupational Health and Safety requirements to form part of the overall project report(s) to be submitted as per the outlined reporting timelines. The Department and CEF is entitled to omit any Participating Residential Dwellings (i.e. beneficiary list) which it considers not suitable for Installation, either as identified by Technical Feasibility Assessment or by the Installation Service Provider or by the Installation Project Manager, and as such this will reduce the total of the Price in line with price per installation.

  - Collection, storage, and transportation of baseline Systems from designated storage facilities in Municipalities

    - The Service Providers will have to collect the Baseline Systems from the municipal storage facilities to the DIAs for installation at their own risks and costs. As such, contracted Service Provider will be expected to provide security personnel and insurance cover of the procured systems. The security and insurance cover commences at the point of transfer and sign off to receive the baseline systems from the Municipal storage facility into the custody of the Installation Service Provider until the unit is installed. Once successfully installed, the baseline system warrant will cover the unit. The proof of insurance cover taken by the Installation Service Provider must be presented to both the Department and CEF upon completion of the Service Level Agreement.

    - The Installation Service Provider will be responsible for the provision of all tools of trade required for Installation where the Standard Installation kit is not adequate.

    - Prior to each collection of SWH Baseline System from the government storage facility in particular municipal storage, the official representative of the contracted Installation Service Provider entrusted with the collection or dispatching of the Baseline Systems will be required to inspect, reconcile and record(s) the number of Baseline Systems and associated components collected, and the status of the units sign off. If there are damaged baseline systems or components missing, the representative must notify the Installation Project Manager of the Installation Service Provider and Project Officer or Manager verbally and in writing of any defects or missing components therein. The serial numbers of the units should be captured where applicable.

    - If the Service Provider delegated person fails to report damages on the Baseline Systems on collection, to the respective delegated persons of the Department or CEF, the Installation Service Provider will assume the risk in any damage; defects or loss of the Baseline Systems and/or its associated components, including in respect of their transportation to the Designated Installation Area, and up until installation.

  - Standards for Installation

    - The Installation Service Provider must install in accordance with the Works Information (technical requirements). As part of background information, Bidders at their cost can obtain South African National Standard (SANS) 1307 for Domestic Storage Water Heating Systems (obtainable from SABS) and SANS 10106 for the Installation, Maintenance, Repair and Replacement of the Domestic Solar Water Heating Systems (also obtainable from SABS) and any other technical requirement in line with all the relevant prescripts that regulate the sector. While the procured Baseline Systems complied with all the local content requirements, the Department acknowledges the difference in technology types as per each Supplier hence the requirement for Product Specific training. As part of the product specific training, the Installers will be provided with product installation manuals to make sure that technology specific technical requirements for each Supplier or Manufacturer’s product are adhered to and comply with the warranty requirements.

  - Personnel “Proposed Project Installation Teams”

    - Since correct installation is key to proper functioning systems, it is crucial to employ qualified installers and as such each Installation Service Providers will be required to use adequate and suitable qualified and skilled personnel as installers. The qualified installers will provide on the job training to Installer Assistants or trainees as part of transferring skills. The project teams will be complemented by trained Installer Assistants or Installers trained under the Training Phase of the Social Component of the National Solar Water Heater Programme via the EWSETA.

    - Installation Service Providers are required to ensure their installers are accredited to enable compliance with Warranty of the SWH Baseline Systems to be installed.  Installation Service Providers are required to avail their appointed installers for training by the relevant contracted Supplier within the times specified and to be communicated by the Department and CEF. Training is in line with the Supply Agreement for the Manufacturing, Supply, Delivery and Storage of the Solar Water Heater Baseline Systems entered between the Department and the contracted Suppliers under a separate procurement process.

    - The contracted Installation Service Providers may only use accredited installers.

    - The contracted Installation Service Provider(s) will also be required to ensure that the installers performing Installations are qualified PIRB registered plumbers and hold the following qualifications:

      - PIRB registered plumber  with  FET  Certificate Qualification ID: 58782 Level 4, or equivalent, and National Certificate: Hot Water System Installation Qualification ID: 65858 Level 2 or,

      - Plumber with FET Certificate Qualification ID: 58782 Level 4, or equivalent and Unit standard SAQA ID 244499: "Install and maintain solar water heating systems".

      - The qualified plumber should be accredited to issue a Certificate of Completion (COC).

  - Installation Completion Date and Termination Date

    - There will be one completion date for each Installation Service Provider (that is, each Installation Service Provider’s Works will not be sectionalised);

    - The Department reserve the right to terminate a contract where the   installation   is of poor quality due to poor workmanship not remedied after the issues have been brought to the attention of the Service Provider(s) more than twice without success and the task not completed within a defined period and or in line with the milestones as set in the work schedule.

  - Insurance for Baseline Systems or Solar Geysers

    - The Insurance of Baseline Systems or Solar Geysers will be the   responsibility of the Installation Service Provider, from the point of collection. The insurance should cover among other things any damages to the Baseline systems, theft from point of collection and installation defects that may also be noticed within a year of installation.

  - Defects Notification Period(s)

    - Installation Service Provider will be required to commit to a defect notification period of 1 year, for the remedy of any defects due to improper Installation, however, appropriate provisions will be included to ensure that this does not void the Supplier's warranty to the extent it covers improper Installation by the accredited installer.

- Project Deliverables / Outputs

  - Detailed Installation Plan (i.e., outlining the roles of the Project Teams from Collection of   Solar Geysers to the storage facilities and finally to the DIAs for installation including manning of the site office during the entire period of installation) that will serve as Project Plan.

  - Develop an Inception Report detailing the methodology providing clear project plan, methodology, and milestones. The Inception report should be submitted seven (7) days after the inception meeting and commencement of installation.

  - Weekly and Monthly reports (this will include both normal progress project reports and defects notification reports) for areas of installations to be submitted to the Project Officer of the Department by the Installation Manager as and when required.

  - Develop a Complaints or Queries Standard Operations Procedure (SOP) to be approved by the Department and CEF and to be accompanied by a Register to record all the queries and complaints as and when they are lodged or reported. It should be clearly indicated that the SOP, Complaints and or Queries SOP will have to be shared with the participating municipalities on how all the complaints and or queries will be managed to enhance communication with everyone, or stakeholder involved in the installation and other interlinked activities;

  - Complaints and or Queries Reports to be submitted weekly and consolidated into a monthly report to be submitted by the Installation Project Manager to the Project Officer of the Department and CEF;

  - Solar Water Geysers Insurance Documentation (including Public Liability or All Risk Insurance) to be submitted to the Project Officer of the Department immediately after the appointment and before the commencement of installation.

  - Jobs Report to be submitted to the Project Officer of the Department immediately after commencement of the installation task and thereafter monthly as per the template that will be provided by the Project Officer of the Department and as and when required.

  - Injury’s incidents reports (as per the Occupational Health and Safety Report procedure(s) and legislative frameworks among others Construction Regulations), should there be any, immediately after the incident and final report after the full investigation;

  - Record / Minutes of all meetings held with other stakeholders during installation phase / period;

  - Attend and provide project report on all the project management progress and provincial steering committee meetings (i.e. all reports to be submitted 7 (seven) days prior to the meeting unless agreed upon with the Department to submit on a different depending on the reasons);

  - Solar Water Heater Database Management System used during Installation Phase

    - The DMRE and CEF has created and is using the Database Management System

(DBMS) to capture and track installation progress and quality assessment of solar

water heaters.

    - The objective of the DBMS is as follows:

      - Store and accurately reflects the approved locations that are destined to receive installation of solar units.

- Tracking and tracing of SWH units from warehouse to installation.

- Real time monitoring of roll out and SWH units installation progress.

- Real time monitoring and statistical reporting to all stakeholders through a single spatial (mapped) view indication demand, supply, and progress.

    - Audit trails and archives to support responsible expenditure and manage value for money project requirements.

    - The appointed Service Provider will be required to utilize the DBMS to capture and report on progress of installations daily using the allocated handheld devices.

    - At high level appointed service provider will be required to perform the following system functions to capture installation progress:

      - Create user accounts (Once off): In order to be able to assign sites to installers employed by the installation company, the installation company administrator needs to create an account for each installer and quality assurers related to the specific installation company.

      - Order and collect SWH units: Once the installation company administrator receives notification that sites have been assigned for installation, the company needs to order and collect SWH from a warehouse.

      - Assign sites to installers: Allocate/Assign sites to an installer for installation process to begin. Installer will be able to view Job Cards and navigate to the assigned address/location for inspection or installation of the units, capture and upload an installation form and required site photos using the handheld device.

      - Assign installation quality assurer: Once installation has been completed the installation company administrator must assign an installation quality assurer to conduct inspection.

  - Develop a final Close Out and or Completion Report.

- Payments

  - The DMRE will NOT make an upfront payment to a successful Installation Service Provider.

  - Payment will only be made in accordance with the delivery of the services (deliverables and milestones) as per the Installation Service Level Agreement and in particular, the payment schedule that would have been agreed upon by both parties upon receipt of an original invoice.

  - The payment schedule will be negotiated with recommended Service Provider(s) prior to parties concluding the Installation Service Level Agreement (SLA).

  - Payment in respect of an Installation is only due upon completion of the installation and successful commissioning.  An Installation Completion Certificate and Certificate of Completion will be issued and signed by the Installation Service Provider. The Installation Completion Certificate(s) and Certificate of Completion for each installation must be accompanied by project progress installation report attached to an application for payment (i.e. payment request). In addition, each Installation Service Provider should issue Certificate of Completion in line with the certified and accredited plumber who will be a member of the team should issue completion certificates.

- Reporting Requirements and progress meetings

  - It is envisaged that the Department of Mineral Resources and Energy and CEF will require an initial inception meeting with the successful bidder to discuss the inception report to be submitted shortly thereafter.

  - Progress meeting feedback shall be held weekly or bi-weekly in the first month and thereafter monthly. A meeting can be requested outside the prescribed times as and when required by either party (DMRE, CEF or Installer). A plan for progress meetings shall be included in the inception report. The venue for these meetings will be at a venue to be provided by the participating municipality at their nearest respective offices in that province or town (any of the nearest office(s) next to the installation area or a virtual meeting.  The Service Provider shall be obliged to attend. Where applicable, virtual meetings shall be used to substitute face to face meetings.

  - The Service Provider through its authorised person and the Installation Project Manager will report directly to the Project Officer and respective Senior Manager of the Department Manager or CEF who will be responsible for the day-to-day running of the project and giving instructions as and when required to enable the successful installation of the Baseline Systems or Solar Geysers.

- Completion Date

  - The duration of the project shall be eight (8) months after signing of the contract with the Service Provider(s).

- Non-compulsory Information Session

  - A non-compulsory virtual briefing or information session will be organised for interested potential service providers on 13 September 2022 at 10H00.

- Evaluation Methodology

  - Cost

    - Service Provider will be required to provide a quote as per the details provided under pricing, paragraph 7.3 of this RFB including as minimum the functions listed under the scope of work and deliverable/outputs of this RFB. Schedule 2 is provided for pricing as a guidance.

- Bid Award

  - Broad-Based Black Economic Empowerment (B-BBEE)

    - Provisions of the Preferential Procurement Policy Framework Act, 2000 (PPPFA) and the Preferential Procurement Regulations 2017 will apply in terms of awarding points.

    - Either the 80/20 or the 90/10 preference point system will apply for this bid. The lowest acceptable bid will be used to determine the applicable preference point system.

    - Bidders are required to submit original and valid B-BBEE Status Level Verification Certificates or certified copies thereof together with their bids, to substantiate their B-BBEE rating claims.

    - Bidders who do not submit their B-BBEE status level verification certificates or are non-compliant contributors to B-BBEE will not qualify for preference points for B-BBEE.

    - Accounting Officers must ensure that the B-BBEE Status level Verification Certificates submitted are issued by the verification agencies accredited by SANAS.

    - Bidders who qualify as EMEs and QSEs must submit sworn affidavit signed by the EME or QSE representative and attested by a commissioner of oath.

    - A trust, consortium or joint venture must submit a consolidated B-BBEE status level verification certificate for every separate bid.

    - Bidders should indicate percentage ownership of the company by women, youth and

people with disabilities as well as the profile of the team by designated groups in

Annexure A tables 1 and 2.

| B-BBEE Status Level of Contributor | Number of points (80/20 system) | Number of points (90/10) |
| --- | --- | --- |
| 1 | 20 | 10 |
| 2 | 18 | 9 |
| 3 | 14 | 6 |
| 4 | 12 | 5 |
| 5 | 8 | 4 |
| 6 | 6 | 3 |
| 7 | 4 | 2 |
| 8 | 2 | 1 |
| Non-compliant contributor | 0 | 0 |

- Evaluation Criteria

  - Company Experience

      - Service Provider should have at least five (5) years’ experience in energy sector in particular solar water heater/solar geyser installation and have experience in writing of projects reports and project planning documents.

    - The above-mentioned experience must be supported by proof in the form of three (03) signed

contactable references indicating when and where the experience was gained.

  - Team Leader and Team Members’ Experience

    - Team leader must have at least five (5) years of experience in the energy sector or related sectors and have report writing, technical data analysis and monitoring and evaluation of energy projects, demonstrated through leading at least five (5) relevant energy projects. A traceable record of development of such projects is required. Additional experience in solar or hot water installation will be required.

    - Individual team member(s), if any, must have at least three (3) years’ experience in energy projects implementation particularly installation of solar water heaters/geysers or similar projects. A traceable record of developing such projects is required.

    - A brief Curriculum Vitae (CV) of the proposed project team leader and all member(s) describing their relevant skills and experience, and roles in the proposed projects must be included in the proposal. Bidders who fail to attach relevant CV’s will forfeit points. Each submitted CV must not exceed four (4) pages. Bidder must indicate on the information provided, whether the CV is for Team Leader or Team Members, failure to comply with this will result in the bidder receiving lowest point.

  - Qualification(s)

    - Team leader must possess at least a National Diploma in Electrical Engineering (i.e. either light or heavy current) or Civil Engineering or Environmental Engineering or Technology Management or Engineering or Total Quality Assurance Engineering. A postgraduate degree will be an added advantage. Alternatively, the team leader may possess qualification in any of the following fields  energy studies or environmental science or social sciences or economics or natural science or development studies,  provided such qualifications are  supported by certificates of PIRB  registered  plumber  with FET Certificate Qualification ID: 58782 Level 4, or equivalent, and National Certificate: Hot Water System Installation Qualification ID: 65858 Level 2 or  Plumber with FET Certificate Qualification ID: 58782 Level 4, or equivalent and Unit standard SAQA ID 244499: "Install and maintain solar water heating systems".

    - Team member(s) from the Preferred or Successful Qualified Installation Service Provider in exception of the Installation Assistants or Installers trained under the Training Phase of EWSETA should have FET certificates in Hot Water System Installation Qualification ID: 65858 Level 2 or Plumber with FET Certificate Qualification   ID:  58782 Level 4, or equivalent and Unit standard SAQA ID 244499: "Install and maintain solar water heating systems".

    - Certified copies of certificates for both team leader and more than 60% of the team member(s) must be attached to the proposal as proof, failure to attach these means that the bidders will forfeit points. Certified copies should not be older than 6 months.

  - Project Installation Plan

    - Project Installation Plan will be required, and such a plan should include timelines on installation per day, week, and month and also linked to the other deliverables as indicated under paragraph 9 of this RFB to show how the intermediate and final outputs will be met.

    - The proposed Installation Methodology on how the project will be conducted should be included and it should cover how the required deliverables will be executed and delivered including record keeping, complaints or queries handling, registered and reported.

    - Clarify management structure of the project and assign responsibilities to the team in line with the Project Installation Plan and deliverables.

  - Empowerment of designated groups: women, youth, people with disabilities

15.5.1	 Service providers must have more than 30% ownership by a designated group and more than 40% of team members come from a designated group.

  - Preference Points

    - Bids will be evaluated either on 80/20- or 90/10-point system as outlined in the PPR of 2017.

    - The proposals will be evaluated in two phases:

Phase 1:  Bidders will be evaluated based on functionality. The minimum threshold for functionality is

60 out of 100 points. Bidders who fail to meet minimum threshold will be disqualified and will not be evaluated further for price and B-BEEE points.

Phase 1: Compliance

Each submission is checked for compliance. The following documents are compulsory:

| A valid Tax Clearance Certificate |  |
| --- | --- |
| A valid B-BBEE Certificate |  |
| Signed SBD forms |  |
| Proof of CSD registration |  |
| Disqualification criteria (if available, e.g. registration with professional body) - Proof of qualification certificates from relevant institution and registration with the relevant professional body. |  |

PHASE 1: TECHNICAL EVALUATION

Bids will be assessed against the technical evaluation criteria listed below. The criteria will be evaluated according to the descriptors described in Table 1 below.

Technical evaluation will be based on the competencies of:

- Contractor experience

- Personnel experience

- Qualifications

- Empowerment of designated groups

- Project plan.

Supporting documentation will be evaluated against the criteria listed and bids allocated a technical functionality score. Minimum overall technical functionality score of 60% is required to qualify bidders for further evaluation.

Note that appointment letters will not be considered as reference letters.

Table 1: Interpretation of evaluation descriptors

| Points | Interpretation | Description |
| --- | --- | --- |
| 5 | Very good | Will fully fulfil the requirements. The important issues are approached in an innovative and efficient way, indicating that the Bid er has outstanding knowledge of state-of-the-art approaches. The approach details ways to improve the project outcomes and the quality of the outputs |
| 4 | Good | Will be able to fulfil the requirements. The bid is specifically tailored to address the specific project objectives and methodology and is sufficiently flexible to accommodate changes that may occur during execution. The quality plan and approach to managing risk etc. are specifically tailored to the critical characteristics of the project. |
| 3 | Average | Will partially fulfil the requirements. The bid is satisfactory tailored to address the specific project objectives. The approach minimally deals with the critical characteristics of the project. The quality plan, and approach to managing risk etc. are compliant with project specifications. |
| 2 | Poor | Will not be able to fulfil the requirement. The bid is generic and not necessarily tailored to address the specific project objectives. The approach does not meaningfully deal with the critical characteristics of the project. The quality plan, and approach to managing risk etc. are too generic. |
| 1 | Very poor | Does not understand the requirements and is unlikely to satisfy project objectives or requirements. The Bid has misunderstood certain aspects of the scope of work and does not deal with the critical aspects of the project. |

It must be noted that Bidders who fail to meet the minimum threshold, 60 out of 100 points, for functionality will be disqualified and will not be evaluated further for price point.

| ## No. | ## Evaluation criteria | ## Score | ## Weight |
| --- | --- | --- | --- |
| ## 1 | ## Company Experience - The service provider should have a at least five (5) years of experience in successful installation of solar water heaters/geysers or similar projects, and have experience in writing of projects reports and project planning documents. Experience in installing geysers in residential dwelling will be an added advantage. - The reported experience should be supported by at least three (3) signed testimonial letters from contactable referees (previous and/or current) indicating that similar service/project was executed for their entities. ## Please refer to Table 1 Annexure A regarding format in which required information must be provided. Only reference letters that show completed project/s will be accepted. | 7 years or more = 5 points 6 years = 4 points 5 years = 3 points 4 years = 2 points 3 years or less = 1 point 5 letters or more = 5 points 4 letters = 4 points 3 letters = 3 points 2 letters = 2 points 1 letter or less = 1 point | 15 10 5 |
| ## 2 | Team leader and team members’ experience: - Team leader must have five (5) years’ work experience in the energy sector or related sectors and report writing, technical data analysis and monitoring and evaluation of energy projects, demonstrated through leading at least five (5) relevant projects; - The reported experience by team leader should be demonstrated by at least five (5) relevant projects - CV of the team leader must be attached to the technical proposal as proof and should reflect number of projects lead; - Team members (minimum of 2) should have three (3) years’ work experience in executing of energy projects particularly installation of solar water heaters/geysers or similar projects with demonstrable record of executing such project. - The reported experience by team members should be demonstrated by atleast three (3) relevant projects - CV’s of the team members must be attached to the technical proposal as proof, and should reflect the number of projects executed by each member. | 7 years = 5 points 6 years = 4 points 5 years = 3 points 4 years = 2 points 3 years = 1 point 7 projects and more= 5 points 6 projects = 4 points 5 projects = 3 points 4 projects = 2 points 3 projects and less = 1 point Team Leader CVs attached with 6 or more projects, female or youth or PWD = 5 CVs attached with 6 projects = 4 CVs attached with 5 projects = 3 CV attached with 4 projects = 2 CV attached with 3 or less projects = 1 point 5 years = 5 points 4 years = 4 points 3 years = 3 points 2 years = 2 points 1 year = 1 point 5 projects and more= 5 points 4 projects = 4 points 3 projects = 3 points 4 projects = 2 points 2 projects and less = 1 point Team Members (2 members) CVs attached with 5 or more projects = 5 CVs attached with 4 projects = 4 CVs attached with 3 projects = 3 CV attached with 2 projects = 2 CV attached with 1 or less project = 1 point | - 40 25 7 3 2.5 7 3 2.5 |
| ## 3 | Qualifications (expected to be in line with the National Qualifications Framework Amendment Act 12 of 2019): - Team leader must possess at least of a National Diploma in Electrical Engineering/Civil Engineering/Environmental Engineering/Technology Management/Total Quality Assurance Engineering or related sciences discipline. Alternatively, the team leader should be a plumber accredited/registered with PIRB and any other qualification should be supported FET Certificate Qualification ID: 58782 Level 4, or equivalent, and National Certificate: Hot Water System Installation Qualification ID: 65858 Level 2 or Plumber with FET Certificate Qualification ID: 58782 Level 4, or equivalent and Unit standard SAQA ID 244499: "Install and maintain solar water heating systems". - Team members must possess FET certificates in Hot Water System Installation Qualification ID: 65858 Level 2 or Plumber with FET Certificate Qualification ID: 58782 Level 4, or equivalent and Unit standard SAQA ID 244499: "Install and maintain solar water heating systems". - Certified copies (stamped, dated and signed and should not be older than six months) of such as (qualifications, professional registration, etc.) must be attached to the proposal as proof. Failure to attach the said documents will result in bidders forfeiting points. | Honours Degree and designated group = 5 points Bachelor’s degree and not designated group= 4 points National Diploma/PIRB Accredited plumber and relevant FET certificates = 3 points FET certificates = 2 points Certificate = 1 point Honours degree and designated group = 5 points Honours degree and no designated group = 4 points post matric FET qualifications in related field = 3 points National Senior Certificate (Matric) = 2 points Qualification rated at NQF level 2 or 3 (SAQA) = 1 point Stamped, dated and signed copies (qualifications, professional registration) of all team members attached = 5 points Stamped, dated and signed copies (qualifications, professional registration) of more than 80% of the team members attached = 4 points Stamped, dated and signed copies (qualifications, professional registration) of more than 60% of the team members attached = 3 points Stamped, dated and signed copies (qualifications, professional registration) of more than 50% of the team members attached = 2 points No certified copies attachment = 1 point | ## 15 7 6 2 |
| ## 4 | ## Project plan, methodology, approach and management structure: - Project implementation plan in line with the scope of work to achieve project objectives. The Bidder must provide a comprehensive project plan outlining the critical milestones, timelines and reporting plan amongst others from inception up to project close-out. - Proposed methodology detailing the approach on the provision of the required advisory service. The methodology must consider safety requirements and regulations associated with the current covid-19 pandemic. - Management structure with roles and responsibilities of team member/s | Project plan with detailed milestones, activities, timelines and deliverables = 5 points Project plan provided with milestones and timelines = 4 points Project plan with milestones and timelines provided = 3 points Project plan attached but not activities, milestones and deliverables = 2 points No project plan attached = 1 point Detailed methodology and approach provided indicating creativity for Department added value = 5 points Detailed methodology and approach provided = 4 points Generic methodology and approach provided = 3 points Generic methodology or approach provided = 2 points Methodology and approach not provided = 1 point Clear and tailored-for-project management structure with clear team member roles and responsibilities = 5 points Clear management structure with clear team member roles and responsibilities = 4 points Generic Management structure with team member roles and responsibilities provided = 3 points Management structure provided with no team member roles or responsibilities = 2 points Management Structure not provided = 1 point | ## 40 15 15 10 |
| ## 5 | ## Empowerment of designated groups: women, youth, people with disabilities. | ## Service provider has more than 60% ownership by a designated group and more than 60% of team members come from a designated group = 5 points Service provider has more than 50% ownership by a designated group and more than 50% of team members come from a designated group = 4 points Service provider has more than 30% ownership by a designated group and more than 40% of team members come from a designated group = 3 points Service provider has more than 20% ownership by a designated group and more than 30% of team members come from a designated group = 2 points Service provider has less than 20% ownership by a designated group and more than 25% of team members come from a designated group= 1 points | ## 5 |

ANNEXURE A:

Table 1: (Document format for Company Experience)

| Name of the project and year completed | Percentage ownership by designated groups |  |  | The role of your company | Monetary size of the project | Project details/description | Contactable reference for each of the project |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Women | Youth | PWD |  |  |  |  |
|  |  |  |  |  |  |  | Name: Designation: Contact number: Email address: |

[Note to the Bidder: The Bidder may provide this information in a separate page provided it enlist the information required per the template and also it is clearly marked that it’s responding to this Technical Evaluation Criteria.]

Table 2: (Document Format for details of the bidder's proposed key personnel)

| Name | Position | Role / Duties in this Project | Profile of team Members |  |  | Relevant Project Experience |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Women | Youth | PWD | Project description, Client, Project period | Years of experience |

[Note to the Bidder: The Bidder may provide this information in a separate page provided it enlist the information required per the template and also it is clearly marked that it’s responding to this Technical Evaluation Criteria.]

PHASE 2: PRICING

| Price | 80 | 90 |
| --- | --- | --- |
| B-BBEE compliance | 20 | 10 |

- Format and Submission of proposal

  - All the standard bidding documents (SBD) must be completed in all respects by bidders. Failure to comply will invalidate a bid.

  - Bidders are requested to submit two (02) copies: 01 original plus copy of the proposal and bid documents.

- Bid Submission Date and or Closing Date

  - Proposals must be submitted at the Department of Mineral Resource and Energy, 192 Matimba House, Corner Paul Kruger and Visagie Streets, Pretoria in a bid box marked Department of Mineral Resource and Energy. Proposals must be submitted on or before 27 September 2022 at 11h00 . No late bids will be accepted.

- Enquiries

  - All technical enquiries to be directed in writing to the following Project Managers and Supply Chain Management officials and copied to Email address: SWHInstallation@dmre.gov.za:

Mr Siyabonga Zondi

Project Manager: Renewable Energy

Tel: (012) 406 7904

Email: Siyabonga.Zondi@dmre.gov.za

Or

Ms Lebogang Mosenthal

Project Manager: Renewable Energy

Tel: (012) 406 7655

Email: Lebogang.Mosenthal@dmre.gov.za

  - All bid enquiries to be directed to:

Mr Samuel Msiza

Tel: (012) 406 7910

Email: Samuel.msiza@dmre.gov.za

PWD means People With Disabilities