BID NUMBER: 09/2023/CTN/INFRA

REQUEST FOR PROPOSAL (RFP) FOR THE

AS AND WHEN REQUIRED MAINTENANCE, REPAIRS AND SERVICING OF FIBER SYSTEMS AND ASSOCIATED EQUIPMENT INFRASTRUCTURE IN THE WESTERN CAPE REGION

| CLOSING DATE | 05 FEBRUARY 2024 |
| --- | --- |
| CLOSING TIME | 12h00 |
| BRIEFING SESSION | COMPULSORY TENDER BRIEFING |
|  | DATE: 17 JANUARY 2024 |
|  | TIME: 11H00 |
| BID DOCUMENTS DELIVERY ADDRESS | PASSENGER RAIL AGENCY OF SOUTH AFRICA NO1 ADDERLEY STREET ROOM 622B, 6TH FLOOR PROPNET BUILDING CAPE TOWN 8000 |
| BIDDER NAME | ………………………………. |
| CIDB GRADING | 4CE OR HIGHER |

Disclaimer

## This document is provided solely for the purpose set out in this RFP and is not intended to form any part or basis of any investment decision by Bidders.  The recipient should not consider the document as an investment recommendation by PRASA or any of its advisers.

## Each person to whom this document (and other later documents) is made available must make his own independent assessment of the Project after making such investigation and taking such professional advice as he/she or it deems necessary. Neither the receipt of this document or any related document by any person, nor any information contained in the documents or distributed with them or previously or subsequently communicated to any Bidder or its advisers, is to be taken as constituting the giving of an investment advice by PRASA or its advisers.

## Whilst reasonable care has been taken in preparing this RFP and other documents, they do not purport to be comprehensive or true and correct. Neither PRASA nor any of its advisers accept any liability or responsibility for the adequacy, accuracy or completeness of any of the information or opinions stated in any document.

## They acquaint themselves with this RFP and take note that no representation or warranty, express or implied, is or will be given by PRASA, or any of its officers, employees, servants, agents or advisers with respect to the information or opinions contained in any document or on which any document is based.  Any liability in respect of such representations or warranties, howsoever arising is hereby expressly disclaimed.

## If any recipient, or its employees, advisers or agents make or offers to make any gift to any of the employees of PRASA or consultant to PRASA on the RFP either directly or through an intermediary then such recipient, Bidder will be disqualified forthwith from participating in the RFP.

## Each recipient of this RFP agrees to keep confidential any information of a confidential nature which may be contained in the information provided (the “Confidential Information Provided”). The Confidential Information provided may be made available to Bidder’s subcontractors, employees and professional advisers who are directly involved in the appraisal of such information (who must be made aware of the obligation of confidentiality) but shall not, either in the whole or in part, be copied, reproduced, distributed or otherwise made available to any other party in any circumstances without the prior written consent of PRASA, nor may it be used for any other purpose than that for which it is intended.

## These requirements do not apply to any information, which is or becomes publicly available or is shown to have been made available (otherwise than through a breach of a confidentiality obligation). Bidders, Key Contractors and their constituent members, agents and advisers, may be required to sign confidentiality Contracts/undertakings (in such form as PRASA may require from time to time).

## All Confidential Information Provided (including all copies thereof) remains the property of PRASA and must be delivered to PRASA on demand. Further, by receiving this RFP each Bidder and each of its members agrees to maintain its submission in Bid to this RFP confidential from third parties other than PRASA and its officials, officers and advisers who are required to review the same for the purpose of procurement of the RFP.

## Any recipient residing outside the Republic of South Africa is urged to familiarise themselves with and to observe any regulatory requirements relevant to the proposed transaction (whether these derive from a regulatory authority within or outside the Republic of South Africa).

## Any requirement set out in this RFP regarding the content of a response to the RFP is stipulated for the sole benefit of PRASA, and serves as expressly stated to the contrary, may be waived at its discretion at any stage in the procurement process.

## PRASA is not committed to any course of action as a result of its issuance of this RFP and/or its receipt of a Proposal in response to it. Please note that PRASA reserves the right to:

## Modify the RFP’s goods / service(s) / works and request Respondents to re-bid on any changes;

## Withdraw, amend the RFP at any time without prior notice and liability to compensate or reimburse any respondent;

## Reject any Proposal which does not conform to instructions and specifications which are detailed herein

## Disqualify Proposals submitted after the stated submission deadline;

## Call a respondent to provide additional documents which PRASA may require which have not been submitted to PRASA.

## Withdraw the RFP on good cause shown;

## Award a contract in connection with this Proposal at any time after the RFP’s closing date;

## Make no award at all;

## Validate any information submitted by Respondents in response to this bid. This would include, but is not limited to, requesting the Respondents to provide supporting evidence. By submitting a bid, Respondents hereby irrevocably grant the necessary consent to PRASA to do so;

## Request annual financial statements prepared and signed off by a professional accountant or other documentation for the purposes of a due diligence exercise; and/or

## Not accept any changes or purported changes by the Respondent to the bid rates after the closing date and/or after the award of the business, unless the contract specifically provided for it.

## To adopt any proposal made by any bidder at any time and to include such proposal in any procurement document which may or may not be made available to other bidders.

## All costs and expenses incurred by Bidders in submitting responses to this RFP shall be borne by the Bidders and PRASA shall not be liable for any costs or expenses whatsoever or any claim for reimbursement of such costs or expenses.

## Should a contract be awarded on the strength of information furnished by the Respondent, which after conclusion of the contract, is proved to have been incorrect, PRASA reserves the right to cancel the contract and/or place the Respondent on PRASA’s list of Restricted Suppliers.

## PRASA reserves the right to negotiate market-related price with the bidder scoring the highest points or cancel the bid; if the bidder does not agree to a market related price, negotiate a market related price with the bidder scoring the second highest points or cancel the bid; if the bidder scoring the second highest points does not agree to a market related price, negotiate a market related price with the bidder scoring the third highest points or cancel the bid. If the market related price is not agreed as envisaged in this paragraph, PRASA will cancel the bid.

## PRASA reserves the right to negotiations Best and Final Offer (BAFO) with selected Respondents where none of the Proposals meet RFP requirement, are affordable and demonstrate value for money and there is no clear preferred response to the RFP

## PRASA will not reimburse any Respondent for any preparatory costs or other work performed in connection with its Proposal, whether or not the Respondent is awarded a contract.

SCHEDULE OF BID DOCUMENTS

SECTION NO 	                                                                                                              	 PAGE

Section 1 : NOTICE TO BIDDERS

1	invitation to bid	13

2	FORMAL BRIEFING	14

4	PROPOSAL SUBMISSION	14-15

5	DELIVERY INSTRUCTIONS FOR RFP	15

6	BROAD-BASED BLACK ECONOMIC EMPOWERMENT AND SOCIO-ECONOMIC OBLIGATIONS	15

7	COMMUNICATION	15-16

8	CONFIDENTIALITY	16-17

9	INSTRUCTIONS FOR COMPLETING THE RFP	17-19

10	RFP TIMETABLE	19

11	LEGAL COMPLIANCE	20

12	NATIONAL TREASURY’S CENTRAL SUPPLIER DATABASE	20

13	TAX COMPLIANCE	20-21

14	PROTECTION OF PERSONAL DATA	21

Section 2 : BACKGROUND, OVERVIEW AND SCOPE OF REQUIREMENTS	22

1	INTRODUCTION AND BACKGROUND	22

2	OVERVIEW	23

3	KEY OBJECTIVES OF THE RFP	24

4	SCOPE OF WORK	24-67

5	EVALUATION METHODOLOGY	68-82

6	POST TENDER NEGOTIATIONS (If applicable)	83

7	FINAL CONTRACT AWARD	83

8	FAIRNESS AND TRANSPARENCY	83

Section 3 : PRICING AND DELIVERY SCHEDULE	84

1	PRICING	84

2	DISCLOSURE OF PRICES QUOTED	85

3	PERFROMANCE AND BID BONDS (WHERE APPLICABLE)	85

4	OWNERSHIP OF DESIGN	85

5	SERVICE LEVELS	85-86

6	TOTAL COST OF OWNERSHIP AND CONTINUOUS IMPROVEMENT INITIATIVES ………………………………………………………………..86

7	FINANCIAL STABILITY	87

8     VALIDITY OF RETURNABLE DOCUMENTS………………………………………………88

9  CERTIFICATE OF ACQUAINTANCE WITH RFP TERMS AND CONDITIONS 	89-90

10. GENERAL  CONDITIONS 	91-96

11  CONDITIONS OF TENDER	97-105

LIST OF BID DOCUMENTS – RETURNABLE APPENDICS – ANNEXURE 2

INVITATION TO BID PART A					Form A (page 2-3)

TERMS AND CONDITIONS FOR BIDDING PART B		Form B (page 4)

TENDER FORM (PRICING SCHEDULE)				Form C (in Volume 2)

SITE INSPECTION CERTIFICATE /  				Form D (Page 5)

PRE-TENDER BRIEFING SESSION

STATEMENT OF WORK SUCCESSFULLY 			Form E (page 6)

CARRIED OUT BY BIDDER

SECURITY SCREENING FORM					Form F (page 7-8)

ACKNOWLEDGEMENT						Form G (page 9)

SBD 4	    BIDDER’S DISCLOSURE 					Page 10-12

SBD 5	    THE NATIONAL INDUSTRIAL PARTICIPATION PROGRAMME 	Page 13-16

SBD 6.1   PREFERENCE POINTS CLAIM FORM IN TERMS OF THE                 Page 17-22

PREFERENTIAL PROCUREMENT REGULATIONS 2022

# LIST OF ANNEXURES TO THE rfp

RFP document – Volume 1					Annexure 1

Returnable Appendices – Volume 1	                                   Annexure 2

Tender form Pricing – Form C – Volume 2			Annexure 3

RFP Clarification form 					Annexure 4

Specifications SPK 7/1					Annexure 5

SHE specification						Annexure 6

Draft Contract (only the successful bidder will sign)		Annexure 7

# Acronyms

BBBEE		Broad Based-Black Economic Empowerment

CIDB			Construction Industries Development Board

DTiC			The Department of Trade and Industry and Competition

PPPFA		Preferential Procurement Policy Framework Act 5 of 2000 (as amended from

time to time)

PFMA			Public Finance Management Act No.1 of 1999 (as amended from time to time)

PRASA		Passenger Rail Agency of South Africa

RFP			Request for Proposal

SANAS		South African National Accreditation System

# Interpretation

In this RFP, unless inconsistent with or otherwise indicated by the context –

    - headings have been inserted for convenience only and should not be taken into account in interpreting the RFP;

    - any reference to one gender shall include the other gender;

    - words in the singular shall include the plural and vice versa;

    - any reference to natural persons shall include legal persons and vice versa;

    - words defined in a specific clause have the same meaning in all other clauses of the RFP, unless the contrary is specifically indicated;

    - any reference to the RFP, schedule or appendix, shall be construed as including a reference to any RFP, schedule or appendix amending or substituting that RFP, schedule or appendix;

    - the schedules, appendices and Briefing Notes issued pursuant to this RFP, form an indivisible part of the RFP and together with further clarifying and amending information provided by PRASA, constitute the body of RFP documentation which must be complied with by Bidders;

    - in the event of any inconsistency between this RFP or other earlier information published with regard to the Project, the information in this RFP shall prevail; and

    - this RFP shall be governed by and applied in accordance with South African law.

# Definitions

In this RFP and in any other project documents (as defined below) which so provides, the following words and expressions shall have the meaning assigned to them below and cognate expressions shall have a corresponding meaning, unless inconsistent with the context:

      - “Accounting Authority” means the Board of PRASA;

      - “Contract” means the Contract to be entered between PRASA and the successful Bidder for the provision of the services procured in this RFP.

      - “Bid” means the Bid to the RFP submitted by Bidders;

      - “Bidders Briefing Session” means the compulsory briefing session to be held at the offices of PRASA, in order to brief the Bidders about this tender;

      - “Black Enterprise” means an enterprise that is at least 51% beneficially owned by Black People and in which Black People have substantial Management Control. Such beneficial ownership may be held directly or through other Black Enterprises;

      - “Black Equity” means the voting equity held by Black People from time to time;

      - “Black People” has the same meaning as ascribed to the Broad-Based Black Economic Empowerment Act, 2003, as amended .

      - “Black Woman” means African, Coloured and Indian South Africa Female citizen;

      - “Briefing Note” means any correspondence to Bidders issued by the PRASA;

      - “Business Day” means any day except a Saturday, Sunday or public holiday in South Africa;

      - “Bidders” means individuals, organisations or consortia that have been submitted responses to the RFP in respect of the tender;

      - “Consortium” means any group of persons or firms jointly submitting a Bid as Bid to this RFP and “Consortia” means more than one Consortium;

      - “Contractor” the successful Bidders who has signed a Contract with PRASA in terms of this RFP.

      - “Closing Date” means the closing date for submission of bids/ Proposals by Bidders which is 05 FEBRUARY 2024

      - “Project” means this project for the as and when required maintenance, REPAIRS AND SERVICING OF FIBER SYSTEMS AND ASSOCIATED EQUIPMENT INFRASTRUCTURE IN the western cape region.

      - “RFP” means the Request for Proposals issued by PRASA for this tender; and

      - “Scope of Work” means the scope of work for this project as detailed out in the RFP technical specifications.

SECTION 1

NOTICE TO BIDDERS

- INVITATION TO BID

You are hereby invited to submit a bid to meet the requirements of the Passenger Rail Agency of South Africa. Responses to this RFP [hereinafter referred to as a Bid or a Proposal] are requested from persons, companies, close corporations, or enterprises [hereinafter referred to as an entity, Bidder].

| BID DESCRIPTION | Tender: 09/2023/CTN/INFRA As and when required maintenance, repairs and servicing of Fiber systems and associated equipment Infrastructure in the Western Cape Region |
| --- | --- |
| BID ADVERT | This RFP may be downloaded directly from National Treasury’s e-Tender Publication Portal at www.etenders.gov.za free of charge. With effect from 11 December 2023. |
| ISSUE DATE | 11 December 2023 |
| BRIEFING SESSION | Compulsory tender briefing: 17 January 2024 @ 11h00 Room 163, infra Boardroom, 12 Liesbeeck Parkway, Salt River |
| CLOSING DATE | 05 February 2024 @ 12h00 Bidders must ensure that bids are delivered timeously to the correct address. As a rule, if a bid is late or delivered to the incorrect address, it will not be accepted for consideration. |
| VALIDITY PERIOD | 90 Working Days from Closing Date Bidders are to note that they may be requested to extend the validity period of their bid, at the same terms and conditions, if the internal evaluation process has not been finalised within the validity period. |
| CLOSING DATE FOR QUESTIONS | 24 January 2024 |
| CLOSING DATE FOR RESPONSES | 26 January 204 |
| CONTACT PERSON | Adriana Hagen Email: Adriana.Hagen@prasa.com Tel: 021 818 7492 |

Any additional information or clarification will be emailed to all Respondents, if necessary.

- FORMAL BRIEFING

# A compulsory RFT briefing will be conducted at Room 163, Infra Offices, Salt River Rolling Stock Depot, 12 Liesbeek, Parkway, Salt River, Cape Town on the  17 January 2024, at 11h00

# [Respondents to provide own transportation and accommodation]. The briefing session will start punctually and information will not be repeated for the benefit of Respondents arriving late.

  - A Certificate of Attendance in the form set out in Form D hereto must be completed and submitted with your Proposal as proof of attendance is required for a compulsory site meeting and/or RFT briefing. Bidders must also appear on the Compulsory Briefing session Regitser.

  - Respondents failing to attend the compulsory RFT briefing may be disqualified.

- BRIEFING SESSION MINUTES AND NOTES

  - PRASA will issue briefing session minutes or notes together with the response to the clarification questions.

  - Bidders / Respondents are requested to promptly confirm receipt of any clarifications sent to them.

  - Bidders / Respondents must ensure responses to the clarifications are received on or before the deadline date stated.

  - Clarifications will be issued to all Respondents to this RFT utilizing the contact details provided at receipt of the responses to the RFT documentation, after submission to the authorised representative.

- PROPOSAL SUBMISSION OF RFT RESPONSE

Tender responses must be submitted to PRASA in a sealed envelope addressed as follows:

RFT No:			09/2023/CTN/INFRA

Description of Bid:  	REQUEST FOR PROPOSAL (RFP As and when required maintenance, repairs and servicing of fiber systems and associated equipment Infrastructure in the Western Cape Region

Closing date and time:	 05 February 2024 at 12h00

Closing address		Passenger Rail Agency of South Africa,

Propnet Building

No. 1 Adderley Street

Room 622A, 6th floor

Cape Town, 8000

  - Bidders / Respondents must ensure responses to the clarifications are received on or before the deadline date stated.

- DELIVERY INSTRUCTION FOR RFP

## Delivery of Bid

The Bid envelopes/packages must be submitted at PRASA, Propnet building, no:1 Adderley Street, 6th floor, room 622A, Cape Town, 8000. – (There will be a tender submission register which has to be completed by all the bidders submitting the tenders).

## B-BBEE Joint Ventures or Consortiums

Respondents who would wish to respond to this RFP as a Joint Venture [JV] or consortium with B-BBEE entities, should state their intention to do so in their RFP submission. Such Respondents should also submit a signed JV or consortium agreement between the parties clearly stating the percentage [%] split of business and the associated responsibilities of each party. If such a JV or consortium agreement is unavailable, the partners should submit confirmation in writing of their intention to enter into a JV or consortium agreement should they be awarded business by PRASA through this RFP process. This written confirmation should clearly indicate the percentage [%] split of business and the responsibilities of each party. In such cases, award of business will only take place once a signed copy of a JV or consortium agreement is submitted to PRASA.

# COMMUNICATION

## For specific queries relating to this RFP during the RFP process, bidders are required to adhere strictly to the communication structure requirements. An RFP Clarification Form should be submitted Adriana.Hagen@prasa.com before 24 January 2024 substantially in the form set out in Annexure 4 hereto.

## In the interest of fairness and transparency PRASA’s response to such a query will be made available to the other Respondents who have attended a compulsory and a non-compulsory briefing session.  For this purpose, PRASA will communicate with Respondents using the contact details provided at the compulsory and a non-compulsory briefing session.

## After the closing date of the RFP, a Respondent may only communicate in writing with the Bid Secretariat, at telephone number 021 818 7492, email Adriana.Hagen@prasa.com on any matter relating to its RFP Proposal.

## Respondents are to note that changes to its submission will not be considered after the closing date.

## Respondents are warned that a response will be liable for disqualification should any attempt be made by a Respondent either directly or indirectly to canvass any officer(s) or employee of PRASA in respect of this RFP between the closing date and the date of the award of the business. Furthermore, Respondents found to be in collusion with one another will automatically be disqualified and restricted from doing business with PRASA in future.

## Bidders are advised utilize this email address (SCM.Complaints@prasa.co.za) for lodging of complaints to PRASA in relation to this bid process. The following minimum information about the bidder must be included in the complaint:

    - Bid/Tender Description

    - Bid/Tender Reference Number

    - Closing date of Bid/Tender

    - Supplier Name;

    - Supplier Contact details

    - The detailed compliant

# CONFIDENTIALITY

## PRASA shall ensure all information related to this RFP is to be treated with strict confidence. In this regard Respondents / Bidders are required to certify that they have acquainted themselves with the Non-Disclosure Agreement All information related to a subsequent contract, both during and after completion thereof, will be treated with strict confidence. Should the need however arise to divulge any information gleaned from provision of the Services, which is either directly or indirectly related to PRASA’s business, written approval to divulge such information should be obtained from PRASA.

## Respondents must clearly indicate whether any information submitted or requested from PRASA is confidential or should be treated confidentially by PRASA. In the absence of any such clear indication in writing, PRASA shall deem the response to the RFP to have waived any right to confidentiality and treat such information as public in nature.

# INSTRUCTIONS FOR COMPLETING THE RFP

## All responses to the RFP should be submitted in two sealed envelopes/boxes; the first envelop/box shall have the technical and compliance response, the second envelop/box shall only have the financial response and BBBEE response.

## Bidders are required to package their response/Bid as follows:

## Volume 1 (Envelop 1/Package 1)

## Part A: Mandatory Requirements Response

## Part B: Technical or Functional Response (response to scope of work)	Volume 2 (Envelop 2/ Package 2)

## Part C: Financial Proposal and Specific Goals

Volume 2 should be submitted in a separate sealed envelope. Bidders should make their pricing offer in envelop 2/package 2.

## Bidders must submit 1 original response and may submit copies and an electronic version which must be contained in a Memory Card/External hard drive etc clearly marked in the Bidders name. PRASA reserves the right to consider information provided in all formats irrespective the format i.e original/copy/electronic.

## Bidders should ensure that their response to the RFP is in accordance with the structure of this document.

## Where Bidders are required to sign forms they are required to do so using preferably black ink pen.

## Any documents forming part of the original responses to RFP but which are not original in nature, should be certified as a true copy by a Commissioner of Oaths.

## Each response to RFP must be in English and submitted in A4 format, except other graphic illustrations, which may not exceed A3 format, unless the contrary is specifically allowed for in this RFP. Responses to RFP should be neatly and functionally bound, preferably according to their different sections.

## The original responses to RFP must be signed by a person duly authorized by each consortium member and Subcontractor to sign on their behalf, which authorization must form part of the responses to RFP as proof of authorization. By signing the responses to RFP the signatory warrants that all information supplied by it in its responses to RFP is true and correct and that the responses to RFP and each party whom the responses to RFP signatory represents, considers themselves subject to and bound by the terms and conditions of this RFP.

## The responses to RFP formulation should be clear and concise and follow a clear methodology which responses to RFP should explain upfront in a concise Executive Summary and follow throughout the responses to RFP.

## Responses to RFP must provide sufficient information and detail in order to enable PRASA to evaluate the responses to RFP, but should not provide unnecessary detail which does not add value and detracts from the ability of PRASA to effectively evaluate and understand the responses to RFP. The use of numbered headings, bullet points, sections, appendices and schedules are encouraged.

## Information submitted as part of a responses to RFP should as far as possible, be orderly according to the order of the required information requested by PRASA. All pages should be consecutively numbered.

## Responses to RFP should ensure that each requirement contained in the RFP is succinctly addressed. Responses to RFP should as far as possible use the terms and definitions applied in this RFP and should clearly indicate its interpretation of any differing terminology applied.

## Response to RFP documents are to be submitted to the address specified in this RFP, and Bidders should ensure that the original and copies (where applicable) are identical in all respects as PRASA will not accept any liability for having disqualified a bidder for failing to provide a mandatory returnable document.

## Unless otherwise expressly stated, all Proposals furnished pursuant to this RFP shall be deemed to be offers. Any exceptions to this statement must be clearly and specifically indicated.

## Any additional conditions must be embodied in an accompanying letter. Subject only to clause 16 [Alterations made by the Respondent to Bid Prices] of the General Bid Conditions, alterations, additions or deletions must not be made by the Respondent to the actual RFP documents.

## Bidders are required to review the Contract. Bidders may further amend and or delete any part of the Draft Contract where they deem fit to do so. Where Bidders have amended and or deleted any part of the Contract, it must be clearly visible by using track changes and must ensure that the disc copy of their bid submission for the Draft Contract is in word version and not password protected. It must be noted that the marked up Contract will form part of contract negotiations processes with the preferred bidder.

# RFP TIMETABLE

# PRASA may at its sole discretion amend any of the milestone dates indicated in the table above.  Bidders will be informed of any amendments to the timeline through the issue of briefing notes.

PRASA may at its sole discretion amend any of the milestone dates indicated in the table below.  Bidders will be informed of any amendments to the timeline through the issue of the Addendum.

| RFP PROCESS | MILESTONE DATES |
| --- | --- |
| Bid issue date | 11 December 2023 |
| Briefing Session for Bidders at the …………….] | 17 January 2024 at 11h00 |
| Closing date for Questions | 24 January 2024 |
| Closing date for Responses | 26 January 2024 |
| Closing Date for Submission of final Bid | 05 February 2024 at 12h00 |
| Evaluation of Proposals (Bidders note that PRASA may call for Presentation of bidders offers at any stage of the evaluation process) | TBA |
| Appointment of the successful Bidder | TBA |
| Contract Negotiations | TBA |
| Signing of Contract | TBA |
| Contract Commencement | TBA |

# LEGAL COMPLIANCE

Bidders should ensure that they comply with all the requirements of the RFP and if Bidders fail to submit any of the required documents, such Bids may, at the sole discretion of PRASA, be disqualified. PRASA reserves the right to call a Bidder to provide additional documents which may have not been submitted.

The successful Bidder [hereinafter referred to as the Service Provider] shall be in full and complete compliance with any and all applicable laws and regulations.

# NATIONAL TREASURY’S CENTRAL SUPPLIER DATABASE

Respondents are required to self-register on National Treasury’s Central Supplier Database (CSD) which has been established to centrally administer supplier information for all organs of state and facilitate the verification of certain key supplier information. Only foreign suppliers with no local registered entity need not register on the CSD. The CSD can be accessed at https://secure.csd.gov.za. Respondents are required to provide the following to PRASA in order to enable it to verify information on the CSD:

Supplier Number: ____________ Unique registration reference number: _____________.

# TAX COMPLIANCE

# Respondents must be compliant when submitting a proposal to PRASA and remain compliant for the entire contract term with all applicable tax legislation, including but not limited to the Income Tax Act, 1962 (Act No. 58 of 1962) and Value Added Tax Act, 1991 (Act No. 89 of 1991).

It is a condition of this RFP that the tax matters of the successful bidder be in order, or that satisfactory arrangements have been made with South African Revenue Service (SARS) to meet the bidder’s tax obligations.

The Tax Compliance status requirements are also applicable to foreign Respondents/ individuals who wish to submit bids.

Respondents are required to be registered on the Central Supplier Database (CSD) as indicated in paragraph 12 and the National Treasury shall verify the Respondent’s tax compliance status through the Central Supplier Database (CSD).

Where Consortia / Joint Ventures / Sub-contractors are involved, each party must be registered on the Central Supplier Database (CSD) and their tax compliance status will be verified through the Central Supplier Database (CSD).

For this purpose, the attached SBD 1 marked Annexure………… must be completed and submitted as an essential returnable document by the closing date and time of the bid.

New Tax Compliance Status (TCS) System

SARS has implemented a new Tax Compliance Status (TCS) system in terms of which a taxpayer is now able to authorise any 3rd party to verify its compliance status in one of two ways: either through the use of an electronic access PIN, or through the use of a Tax Clearance Certificate obtained from the new TCS system.

Respondents are required to provide the following to PRASA in order to enable it to verify their tax compliance status:

Tax Compliance Status (TCS) Pin:_____________.

# PROTECTION OF PERSONAL DATA

In responding to this bid, PRASA acknowledges that it may obtain and have access to personal data of the Respondents. PRASA agrees that it shall only process the information disclosed by Respondents in their response to this bid for the purpose of evaluating and subsequent award of business and in accordance with any applicable law. Furthermore, PRASA will not otherwise modify, amend or alter any personal data submitted by Respondents or disclose or permit the disclosure of any personal data to any Third Party without the prior written consent from the Respondents. Similarly, PRASA requires Respondents to process any personal information disclosed by PRASA in the bidding process in the same manner.

SECTION 2

BACKGROUND OVERVIEW AND SCOPE REQUIREMENTS

# INTRODUCTION AND BACKGROUND

Fiber for PRASA and the industry at large has become the major reliable, safe, and fastest mode of communication further reducing the use of copper and inherently theft & vandalism. It has revolutionised the industry as being technology of the future today. Tie in with this PRASA’s new Re-Signalling project and the organisation is well on its way to becoming a key role player within the transport industry and the railway Industry.

Throughout the whole Western Cape Region, PRASA has installed overhead fiber to support the company’s operational needs for communication. Currently PRASA is busy with the Western Cape Re-signaling Project, and it has installed underground fiber in all its corridors excluding central line. This currently allows for a ring topology thereby serving as a redundancy solution to the overhead fiber.

PRASA is currently faced with a high rate of theft and vandalism on its copper and fiber cable infrastructure which in many cases is the cause of train cancelations or train delays. Telecom’s technicians are almost on a daily fault-finding communication fault caused by these vandalisms. The in-house technicians are only able to locate faults (fault find) but are unable to repair the fiber breaks as they do not have the necessary manpower and tools/material to carry out the repairs.

As a result, current budgets are depleted fast, as service restoration is vital to ensure that the system functions correctly. This in turn affects other departments that depend on fiber connectivity. Signaling and ICT departments are good examples of where fiber connectivity is needed and remains up as any downtime affect additional stakeholders down the line.

PRASA, to this end, currently adopts fiber solutions for strategic business services including but not limited to Signaling, GSMR and Information communication Technology (ICT) and hence fiber forms an integral and vital asset for operation of PRASA trains.

# OVERVIEW

Recently at PRASA, Optical fibre is being used as the main medium for telecommunication for almost all the systems we have. In the past few months, we have migrated our Tele-control system for Substation monitoring and our Alarm systems at Ticket offices to work via the fibre network. Also, system like the new Signalling project, CCTV monitoring and ICT services are running on fibre.

Recently in the past months we have been exposed to too much vandalism on the fibre network for both overhead and underground fibre and in some cases has caused the train service to be cancelled for the day until the fibre break has been repaired and PRASA losing revenue for that day. In the last 4 months alone, we have had on average +-15 fibre breaks/vandalisms a week, and this has caused many disruptions in our day-to-day operations of train service.

The Rail Safety Regulator (RSR) requires PRASA to have redundancy to the system for safe operation and to limit manual authorization in case of theft and vandalism. This will not be possible if we do not have maintenance contract in place to deal with these maintenance, thefts and vandalisms on our cables. PRASA needs to have the appropriate tools in hand to facilitate a more efficient and effective repairs and maintenance schedule.

PICTORIALS

Fibre Cables

Pigtail Hook Bolt

Universal DC Rail & I Beam Suspension Fitting.

Universal DC Rail & I Beam Termination Fitting

Universal DC Rail & I Beam 1m Extension

Universal DC Rail & I Beam Joint Fitting

Steel Bridge Fitting

A=Concrete Bridge Suspension Fitting

B=Concrete Bridge Termination Fitting

Reinforced Buckles

Stainless Steel Straps

Bosal Pipe (Stainless Steel)

Sprague

Dead End

Tangent Support

Wooden Pole

Pigtail

Patch Panel

Dom Joint

2. 	PRASA seeks to benefit from this partnership in the following ways: (Project / Events Specific)

## PRASA must receive reduced cost of acquisition and improved service benefits resulting from the Service Provider’s economies of scale and streamlined service processes.

## PRASA must achieve appropriate availability that meets user needs while reducing costs for both PRASA and the chosen Service Provider(s).

## PRASA must receive proactive improvements from the Service Provider with respect to provision of Services and related processes.

## PRASA’s overall competitive advantage must be strengthened by the chosen Service Provider’s leading-edge technology and service delivery systems.

## PRASA end users must be able to rely on the chosen Service Provider’s personnel for service enquiries, recommendations and substitutions.

## PRASA must reduce costs by streamlining its acquisition of Services, including managed service processes on a Group basis.

# KEY OBJECTIVES OF THE RFP

This RFP has been prepared for the following purposes:

# To set out the rules of participation in the Bid process referred to in this RFP.

# To disseminate information on the Project contemplated in this RFP.

# To give guidance to Bidders on the preparation of their RFP Bids.

# To gather information from Bidders that is verifiable and can be evaluated for the purposes of appointing a successful Bidder.

# To enable PRASA to select a successful Bidder that is:

- technically qualified and meet the empowerment criteria described in this RFP;

- Carry all the obligations of the Contract.

# SCOPE OF WORK

The Rail Safety Regulator (RSR) requires PRASA to have redundancy to the system for safe operation and to limit manual authorization in case of theft and vandalism. This will not be possible if we do not have maintenance contract in place to deal with these maintenance, thefts, and vandalisms on our cables. PRASA needs to have the appropriate tools in hand to facilitate a more efficient and effective repairs and maintenance schedule.

The location and extent of the Works is along the following rail corridors:

Cape Town station to Wellington station

Cape Town station to Strand station

Cape Town station to Simons Town station

Cape Town station to Dieprivier station via Cape flats

Cape Town station to Bellville station via Monte Vista station

Cape Town station to Chris Hani station

Phillipi Station to Kapteinsklip station

Eersterivier to Muldersvlei station

The location and extent of the site of the Works is between the property boundaries of PRASA WC and TFR in the Western Cape. The Contractor shall acquaint himself with the available access to the various sites and the condition of the roads during the site inspection.

TECHNICAL SPECIFICATIONS RELATED TO THIS PROJECT

The engineering specification of the items for the systems is described below. All relevant specifications and datasheets have been included.

“Please note the materials, equipment and systems specified is not limited to a specific product unless indicated by Metrorail. If any other material is used than those recommended in the tender document, the tenderer is obliged to submit detailed specifications of the material, equipment and system that is being offered as an alternative. These materials will be subject to PRASA Metrorail’s approval.”

Specifications for the Installation of Optical Fiber Cable on Traction Masts, underground and Accessories in the PRASA Rail Environment.

Special Conditions

To successfully complete the AS & WHEN REQUIRED MAINTENANCE, REPAIRS AND SERVICING OF FIBRE SYSTEMS AND ASSOCIATED EQUIPMENT INFRASTRUCTURE IN THE WESTERN CAPE REGION

The following conditions must be met and abided by: All Bidders

4 Splicing Machines must be held by the Successful Bidder after contract awarding in order to fulfil the duties. There will be one machine for each of the 4 technicians for them to be independently functional and not dependant on other teams for a splicing machine.

4 Vehicles – LDV– this is Needed and must be Own or lease by the Successful Bidder after Contract awarding so that the teams can perform their duties successfully. Borrowing of vehicles between teams is not an ideal situation as response times to faulty sites is critical to reduce time to service.

Staff Compliment: 4 Certified Fibre Optic Technician (CFOT) are required for this contract. The applicable evaluation criteria are dealt with further on in this document. Any one of the above-mentioned individuals should possess a valid First Aid Level 1 certification after contract awarding. The 4 CFOT should each hold a valid working at heights certification after successful awarding of this contract.

Should individuals need to be replaced after contract awarding, they would need to be replaced by a similarly experienced individual that has the same amount of experience (or more) and qualification (if applicable) and the Project Manager informed for scrutiny.

RELEVANT DRAWINGS AND PHOTOS

| DRAWING NO. | DESCRIPTION |
| --- | --- |
| Drawing1 | PLP Dead End |
| Photo 5 | Method of Application of Dead End |
| Drawing 2 | PLP Fiber Optic Tangent Support |
| Photo 4 | Method of Application of PLP Fiber Optic Tangent Support |
| Drawing 3 | Suspension Fitting for Double Boom Masts or Steel Bridges. |
| Drawing 4 | Method of bringing Cable Down Mast and Insulating Mast from Ground. |
| Drawing 5 | Method of bringing Cable down Mast and insulating Mast from Ground. |
| Drawing 6 | Method of bringing Cable down Mast and insulating Mast from ground. |
| Photo1 | Approved Stringing Pulley for Fiber Optic Installation |
| Photo 2 | Cable Suspension Bracket |
| Photo 3 | Termination Bracket |

1. SCOPE AND PURPOSE

- 1.1 This specification covers the erection of self-supporting optical fiber cable on 3 kV DC, 25 kV and 50 kV AC overhead high-tension electrification (OHTE) masts for PRASA/PRASA Rail.

  - 1.1.1 Construction will mostly take place under live traction power conditions and with the normal operation of train services.

  - 1.1.2 Specific attention shall be paid to section E7/1 2012 specification (Annexure Q), which covers safety precautions during construction. (Attached after specification)

- 1.2 The objective is to install Fiber Cable above and below ground to increase the state of our fiber capacity as PRASA. This includes all fiber backbone and cabling.  Pipe and chamber systems may be constructed or utilized where there are existing services.

- 1.3 There are two types of fiber optic cables that must be installed and that is for aerial and buried.

1.4 All new installation must refer to the specification for installation that is required. This should be done by the contractor on the route surveillance and all points of non-compliance must be detailed and discussed with the PRASA Project Manager and signed off before any deviations will be allowed.

- 1.5 Should a tenderer method of construction and cable erection differ from this specification; full details thereof must be provided for possible prior approval by the PRASA Project Manager

- MAINTENANCE

- 2.1 Aerial optical fiber cable should normally be in lengths of 2 000 or 4 000 meters.  Shorter lengths can be provided on request.   It is however advisable not to exceed 4 000 meters due to excessive drag under installation conditions.

- 2.2 When a route is to be measured for the purpose of erecting an aerial optic fiber cable, a measuring wheel should be used for accuracy.  It should therefore be determined in advance on which mast a joint/splice will be required.

- 2.3 Specific lengths should be determined as follows:

  - 2.3.1 Start measuring at the termination cabinet up to the 2 000 / 4 000-meter marks.  At the 2 000 / 4 000-meter mark, a suitable mast should be selected at which a joint could be made without any obstructions.  The selected mast must be situated in a position where it accessible for splicing.  A standard length of slack on either end must be allowed for termination and splicing of the fibers at ground level.

  - 2.3.2 Add at least 35meters to every length of cable to allow for splicing and add additional for the sag of the cable per span.

- 2.4 False terminations must be placed at intervals of less than 500 meters.

- 2.5 The mast must also be identified for the construction team exactly where the first length of cable ends, and the second length starts.  These masts are to be indicated on the survey sheets.  The entire route must be measured and marked in this way.  Masts where joints are to be made must not have any other traction equipment on it.

- 2.6 It should be noted that no additional splices, without the approval of the Project Manager would be allowed.  That means that the cable shall be fed through any obstacle that may occur.

- 2.7 Care should also be taken, when measuring, to avoid short lengths of cable at the end of the routes, thus eliminating extra splices in the cable.  Transmission losses must be reduced to a minimum.

- 2.8 The final route selected must avoid an excessive number of track crossings. It is important that the correct side of the track be selected beforehand.  This should normally be where the service road runs, for ease of access and added fire protection.

- 2.9 Care must be taken at platforms, bridges, and footbridges to keep the cable clear from pedestrians to avoid tampering and malicious damage to the cable.

- 2.10 The positioning of the optical fiber cable on 3 kV DC, 25 kV and 50 kV AC electrified structures must be selected to avoid placing the cable in strong electric fields.  Surveyors must specifically adhere to the minimum clearances required.

- 2.11 Possible damage by grass and foliage fires, e.g., on the embankments of cuttings, must be considered during the survey.  All potential grass and shrubbery fire hazards must be indicated on the survey.  An alternative route must be indicated on the survey on how to avoid these potential fire hazards.

- 2.12 All positions where intermediate poles are required must be indicated on the survey drawings.

- 2.13 A complete set of survey sheets must be submitted before installation commences.  These survey sheets must indicate the start and finish of cable sections, types of brackets and fittings, joints, track crossings, obstacles, etc.  The cable route must be distinguished by the international symbol for optic fiber cable.

- 2.14 The survey sheets must be A4 pages in portrait, and each page shall cover 1 km.  The start of the cable shall be on the top of the first page, and each page will follow in logical order.  Refer to Annexure 1.

- 2.15 The contractor will survey the route of optical fiber cable and will provide drawings and positions for the suspension on each mast to the Project Manager for approval by the Regional PRASA Rail Maintenance Manager at each Infrastructure Depot or local authorities.

- 2.16 On completion of the work, "As Build" route drawings must be submitted, as per the survey sheets and as stipulated in this Specification, which must indicate the following:

      - 2.16.1 Requirements as per sub clause 2.12.

      - 2.16.2 Joint numbers and traction mast numbers.

2.16.3 Amount of cable slack at joints, underground deviations and at other intermediate points.

      - 2.16.4 All cable and drum numbers must be recorded on the survey sheets.

- 2.17 The co-ordinates of all joints, terminations and significant changes in direction must be recorded via GPS.  These co-ordinates must be shown on the "As Built" drawings and must be provided in electronic format (Auto Cad or Micro stations) for it to be loaded into PRASA G.I.S Database

- 3. INSTALLATION DURING REPAIRS

- 3.1 On receipt of the cable, the following steps must be taken:

  - 3.1.1 Ensure that the cable delivered is of the correct type and fiber count e.g., anti-tracking cable for AC electrified sections.

  - 3.1.2 Ensure that the cable or drums are not damaged.

  - 3.1.3 Record drum numbers and lengths and verify cable lengths.

  - 3.1.4 Arrange drums according to the survey to ensure that the relative lengths are erected in the correct order.

- 3.2 Ensure that all pre–testing of the cable has been completed and approved by manufacturer (quality approved);

- 3.3 Preparation must be carried out on the route on which the cable is to be erected.  Trees, bushes, and grass must be cut by the contractor so that work can be carried out without any obstacles.  The aerial route must be at least 3 meters clear of bush and trees within the PRASA Rail reserve.  Where excessive trees or bush, which could become a fire hazard are encountered, an alternative route must be chosen in accordance with the PRASA Project Manager’s approval and the availability of alternative land within the PRASA Rail reserve. Tree branches overhanging the cable must be removed.

- 3.4 It is recommended that a 7 mm nylon ski-rope of ±2 000 meters shall be obtained to haul the cable through the special manufactured pulleys.

- 3.5 The rope must be fed through the pulleys before hauling commences.  Equipment such as a mechanical fuse and swivel must be inserted between the end of the cable and the hauling rope to prevent the cable from twisting during installation.  A grip on or Kellems Grip must be used to pull the fiber optic cable. The correct size grip for the cable must be used. If aramid yarn is a part of the cable structure, it must be tied to the grip to further distribute the pulling force between the hauling rope and the cable.

  - 3.5a. The mechanical fuse must be examined after every few hauls. If the fuse has worn more than halfway it must be replaced with special copper fuse wire.

- 3.6 Cable on AC/DC Traction Masts:

  - 3.6.1 Fit the universal multipurpose bracket at ±1, 5 meters above ground level.

  - 3.6.2 Fit a pulley or sling on every suspension bracket for a distance equivalent to the length of the cable to be hauled in.

  - 3.6.3 Feed the hauling rope through the pulleys or slings.  Two hauling ropes may be used to expedite the hauling i.e., while the one is used for hauling, the other can be fed through the pulleys of the next section.

  - 3.6.4 Place the drum with cable at least one span length of 70 meters away from the mast where the cable will pass through the first pulley.  This would prevent the cable from bending too much while being hauled.  Under no circumstances should the cable be bent excessively.  This drum should be placed on cable jacks with an axle.  The rate of the hauling should be controlled from this point.

  - 3.6.5 The cable must be fed off the drum according to the speed with which the cable is hauled.  Care must be taken that the cable is not tightening between the drum and the first pulley.  A constant tension must be maintained on the cable by braking of the cable drum when necessary.  Tension must be maintained to avoid contact with trains.  Hauling should be avoided on very windy days.

  - 3.6.6 The hauling team must haul the cable evenly and slowly to prevent the cable from jerking which can result in broken fibers.

  - 3.6.7 Good communication between persons at the drum, alongside the cable end and the hauling team, is essential and must always be available.  If the communication breaks down, the hauling must be stopped immediately until such time that communication had been re-established.

  - 3.6.8 When hauling the cable, a person with a two-way radio must walk alongside the cable-end to ensure that the cable is not twisting with the rope, especially at angle-masts where the possibility of twisting is great.  When the cable starts twisting, hauling must be stopped immediately.  The cause of the problem must then be pinpointed and rectified.

  - 3.6.9 The person walking at the hauling end must ensure the best route for the cable, avoiding the cable chafing against stays or other obstacles.

  - 3.6.10 Tensioning shall be as per sub clause 3.7.

  - 3.6.11. Less cable slack is required for AC-type installations, but sufficient slack must be left for splicing purposes.

  - 3.6.12. Once tensioning and splicing of the cable is completed, the suspension bracket shall be moved up the mast in at least three steps with various lengths of installation tools to the correct position on the mast.  Note that approved non-conductive tools must be used and installation teams must always avoid touching any high voltage carrying infrastructure.

  - 3.6.13. The splicing team must strive to keep-up with the hauling team.  If this is not the case, additional labor will be required to lower and raise the cable for splicing purposes.

- 3.7 TENSIONING DURING

- The pulling tension for the cable used is specified in kg/N.

- 3.7.1 A termination bracket and fitting (dead end) must be installed at the beginning of each length.  Where only false terminations occur in a cable section the cable must be tensioned sequentially for every false termination section.

- 3.7.2 The cable sag and tension under normal installation conditions may vary around bends.  Special care must be taken when the cable is removed from the pulley and placed onto the termination fitting so that the cable does not exceed the prescribed tension.

- 3.7.3 The cable shall be tensioned by means of an approved device and the tension shall be continually monitored not to exceed the parameters provided by the cable manufacturer.

- 3.7.4 On sections with several angle masts, it may be required to tension the cable over shorter distances.  In this case care should be taken not to damage the cable at the intermediate tensioning points.

- 3.7.5 Sufficient time shall be allowed for the tensioned cable to settle.  This time is when there is no longer a movement on the tensioning scale.  When the correct tension has been achieved, the suspension and termination fittings shall be fitted.

- 3.7.6 The cable must be marked at all anchor points in an approved manner to indicate possible slippage.

- 3.7.7 The site supervisor must record the final stringing tensions and terminated span lengths on a control sheet.  The site supervisor must submit these sheets with the site diaries for scrutiny and retention.

NEVER EXCEED THE MAXIMUM PULLING TENSION!

Excessive pulling force will cause the cable to permanently elongate. Elongation may cause the optical fiber to fail by fracturing. Good construction techniques and proper tension monitoring equipment are essential. Any damage or loss incurred by the contractor regarding supplies and equipment bought or issued to them, will be for the contractors’ bill while and during the entire period that it is in their possession.

- 3.8 CABLE SLACK

  - 3.8.1 At positions where it may be required to accumulate cable slack due to the nature of the route, this slack must always be coiled in a figure of eight to avoid twisting of the cable. In muddy conditions the figure of eight must be done on a ground sheet to avoid soiling of the cable.

  - 3.8.2 After the hauling process, enough slack must be left for splicing purposes.  The cable must reach ground level plus 15 meters plus another 15 meters on the hauling end, which must be cut off by the installation team.  The installer must ensure that this length is cut off during the installation process.

  - 3.8.3 The slack shall be coiled in two separate coils of minimum 500 mm diameter, tied with UV stabilized cable ties at four positions and secured at the top of the mast.

  - 3.8.4 If slack boxes are specified in the main specification, these must be of enough size to accommodate the cable minimum bending radius.  The contractor will supply these items according to the project specifications and the approval of the PRASA Project Manager.

  - 3.8.5 Care shall be taken not to twist the cable when coiling the cable slack.

  - 3.8.6 A small amount of slack, between 250 and 300 mm (sag) must be allowed at false terminations.

- 3.9 In order to avoid sharp angles in the vertical plane when going over or under bridges a gradual increase or decrease of the route shall be obtained by adjusting the suspension brackets upwards or downwards on the masts.

- 3.10 INTERMEDIATE POLES

  - 3.10.1 Intermediate poles (where required) must be installed where span lengths exceed 70 meters or where the cable veers away from the track for any reason.  Intermediate poles must be of the wooden, steel, or concrete telephone type. The ground clearance of the suspended cable must not be less than 7, 0 meters.  Where the intermediate wooden pole is in the danger of burning, a 2-meter-high galvanized metal sleeve must be fitted around the base of the pole.

  - 3.10.2 The Project Manager will obtain approval for the erection of intermediate wooden, steel, or concrete poles in the vicinity of electrified tracks.

  - 3.10.3 Similar cable support fittings must be utilized for the suspension of the cable on poles as that used for the electrification masts.

  - 3.10.4 The contractor will supply intermediate poles. These poles will be approved by the PRASA Project Manager.

  - 3.10.5 Stays or struts must be fitted as required or as directed by the Project Manager.  Critical poles must be concreted in position.

  - 3.10.6 To make the poles more visible at night, a reflective band of UV resistant material must be fixed to the pole next to service or other roads at a height of 1, 5 meters above ground level.

- 3.11 UNDERGROUND INSTALLATION DURING REPAIRS

  - 3.11.1 Underground cable must be kept to a minimum except where the use of proper cable ducts is made.

  - 3.11.2 Underground installation must comply with Specification SPC-00029, where applicable. (Annexure 1)

  - 3.11.3 At all instances where it becomes necessary to install the cable underground the cable must be protected as follows:

    - 3.11.3.1 High-density polyethylene conduit of minimum 50 mm diameter.

    - 3.11.3.2 Approved concrete slabs placed longitudinally over the cable.

3.11.3.3 A combination of the methods above, depending on the class of protection required.

3.11.4 Warning tape with a distinctive marking, i.e., "optic fiber cable" must be installed above the cable and 300 mm below ground level.

  - 3.11.5 Track crossings must be in accordance with Specification SPC-00029. (Annexure 1). On specific lines, PRASA Rail could insist on doing the track crossings themselves.

  - 3.11.6 Where underground cable deviates away or gets onto a mast, the cable must be protected by means of galvanized ducting from the top of the mast as depicted on Drawing Nos.4, Drawing No 5 and Drawing No6 the top end of the ducting must be properly sealed against ingress of water.  Where the installation is within 30 kilometers of the coast the cable must be protected by means of approved non-corrosive conduit for the full length to the top of the traction mast.

  - 3.11.7 Metal ducting or conduit may not form an electrical path from the mast into the ground.

  - 3.11.8 The ducting must be clamped to the mast in an approved manner and installed to obtain maximum protection from the mast structure.  The ducting or non-corrosive conduit must follow the profile of the concrete base of the mast.  The possibility of damage to the ducting and cable during track maintenance must always be considered. See Drawing No 5

  - 3.11.9 The cable must be protected by means of split tubing between the top of the ducting and the termination fitting.  A concrete protection block must be installed at the base of the mast as per Drawing No 5

  - 3.11.10 Cable markers must be provided and planted wherever the cable is laid in the ground. The fiber optic marker shall have a distinctive mark, i.e., OF/OV, and must be painted yellow. (This is currently under review as the GPS coordinates will in future be used to locate the cable trench)

- 3.12 Hauling Cable into Pipe and Chamber Systems and Underground HDPE Conduit

  - 3.12.1 Optical fiber cable should always be hauled into a dedicated sub duct were installed in pipe and chamber systems.  The sub duct may be hauled in with existing cables already occupying the main (100 mm) duct.  The sub duct shall be a 32 mm diameter HDPE conduit.  The sub duct shall be colored yellow with a distinctive marking i.e., optical fiber cable at 1-meter intervals.

  - 3.12.2 The sub duct shall be supported in intermediate manholes by means of cable supporting brackets mounted against the wall of the manhole.  Should the sub duct be situated in a vulnerable position, e.g., persons entering the manhole, it must be protected by steel ducting.

  - 3.12.3 Cutting of the sub duct in a manhole must be avoided except in cases where the hauling length is excessive, or a joint/splice position falls within a manhole.  The sub duct must be joined by means of a coupling and heat shrinkable sleeve after the completion of the hauling process.

  - 3.12.4 A 7 mm nylon ski-rope must be used to haul the cable through the sub duct or underground HDPE conduit.

  - 3.12.5 Blowing in of the optical fiber cable will be allowed on approval of the Project Manager.

  - 3.12.6 A mechanical fuse with a fusing strength of ±1 000 Newton’s must be inserted between the hauling rope and the cable to prevent stress on the cable, which can damage the fibers.  These fuses are equipped with heavy-duty swivels, which will prevent the cable from twisting.

  - 3.12.7 The mechanical fuse must be secured to the cables and hauling rope by means of hose grips or another approved device.  A swivel must always be inserted between the hauling rope and cable to avoid twisting.

  - 3.12.8 When hauling long lengths of cable (±500 meters) the figure-of-eight technique shall be used at least once at each 500-meter interval.

3.12.8a Set up two traffic cones about 10 - 15 paces apart (more for larger cables). Roll the cable off the top of the reel and loosely weave it around the cones in a figure-8 pattern. Large, relaxed loops will help you avoid tangling the cable. Continue to figure-8 the cable until the remainder of the reel is rolled off.

Remove the cones. Prepare the cable end in your hand to be pulled in the other direction. When you resume the pull, the cable will pay off the top of the figure 8.

  - 3.12.9 It is recommended that a cable lubricant like Poly water be used in sub ducts during the hauling process.

  - 3.12.10 Care must be taken not to bend or kink the cable whilst hauling in.

  - 3.12.11 Communications between persons at the cable drum, intermediate points and the hauling team is essential and must always be used.

  - 3.12.12 If a joint/splice position falls within a manhole, 10 meters of cable slack must be left on either end to enable the splicing team to do the splicing outside the manhole (preferably in a vehicle or shelter).  The hauling team must cut off the first 3 meters of the hauled length.  A heat shrinkable cap must be shrunk over both ends of the cable.

  - 3.12.13. The splice housing and cable slack must be fixed to the manhole wall in an approved manner.

  - 3.12.14. The mechanical fuse must be examined after every few hauls.  If the fuse has worn more than halfway it must be replaced with special copper fuse wire.

  - 3.13 TRENCHING FOR CABLES DURING INSTALLATION

Cables will be laid directly in the ground on Metrorail properties between the fence line and track formation. The exact location for required trenches will be pointed out onsite inspections and shown on various line plans.

3.13.1 Approved detailed cable route plans will be provided by PRASA.

3.13.2 The necessary trained flagman will be available for the protection of staff.

3.13.3 Typical Tools & Plant to be used

Tools

- Picks

- Shovels

- Ballast/stone forks

- Wheelbarrow

Plant/Equipment

- Plate compactor

- Soil screener of 5mm

- Concrete mixer

- Bush cutter

- Water Pump

3.13.4 Cable trenching will be executed close to rail proximities, but it will be required for extension of existing trenches.

3.13.5 Cable trenches will not be left open for more than 24 Hours because there are already existing cables underground and they might be stolen if they are exposed unless it is supervised for that period.

3.13.6 Station Areas

3.13.6.1 Trenching will be required for certain portions near platforms, where in special cases cables will be suspended further onto platform areas, this will be a decision of the Project Manager.

3.13.6.2 Ballast to be removed until ground surface is visible to install pipe for cables where after the installation of the pipe, the ballasts to be restored.

3.13.6.3 No trenches to be left opened unless it is barricaded.

3.13.6.4 The safety and free access of passengers must always be assured.

3.13.7 The backfilling of trenches must be consolidated, and the surface made good to conform to the original standard of the rail reserve.

3.13.8 Ballasts material must be left clean and undisturbed. The ballast material will be protected by laying a canvass or plastic sheeting material. If ballast material falls into the trench, the ballast will be removed, and the ballast restored onto the track.

3.13.9 Cables are to be laid at the following minimum depths when trenching <3m from the centre of the rail, which allows for the 3 different options:

The Technical Officer will determine the best option to be used on site based on various conditions e.g. Limited space to trench, ground conditions, obstacles in trenching paths, limited access to site, etc.

3.13.10 Once the trench is dug and the cable is laid, the trench will be filled and compacted as determined by the Technical Officer.

Option 1: Trenching at 1200mm

All trenching shall be of a standard 400mm wide x 1200mm deep unless other options are called for various other reasons which will be determined on site with the Technical Officer.

- 200mm fine sand layer

- 700mm or 1000mm backfill

- Installation of Electrical Warning Tape

Please see figure below

- Figure 1 - Typical trench at 1200mm

- NOTE: 300mm cement backfill is not compulsory. The cement will be requested upon PRASA’s risk assessment

- Option 2: Trenching at 800mm

If there is a limited space to trench, then trenching at depth of 800mm may be considered to prevent:

- Disturbing the track foundation

- Placing backfill material on ballast

- The method chosen will also be dependent on the site accessibility and site conditions e.g., access to lay slabs.

NOTE: The 300mm backfill is not compulsory to have 6% cement

- 100 mm soft soil

- 400mm or 700mm backfill

- 50mm concrete slabs on top of backfill

- This item will be free issued by PRASA

- Contractor to price in BOQ in the event if PRASA cannot supply

- Installation of electrical warning tape

See figure below that demonstrates this option

Figure 2: Trenching at 800mm

Option 3: Trenching at 500mm

If only a depth of 500mm is attainable due to safety consideration and where the trench is less than 3m from centre of the track, or the trench is on an embankment or rocky environment, the following method should be applied. Ready mix concrete to be considered for specified meters of trench determined by the Technical Officer on site. The concrete should be 50kg of 42.5N grade strength ready mix off the shelve bags.

Installation of electrical warning tape

See figure below that demonstrates this option

Figure 3: Trenching at 500mm

3.13.11 The bidder must quote unit rates for each depth option as specified.

3.13.12 The prices requested by the bidder must include manual excavation, backfilling and the compacting of trenches.

3.13.13 Quotations to include the costs of the following:

3.13.13.1 The removal of vegetation where necessary to execute the works.

3.13.13.2 The bidder to quote for all additional items not specifically shown in this specification, maps, drawings, etc. but are required for the successful execution of the works and protection of existing cables.

3.13.14 The base and side of all trenches must be suitably levelled before commencement of cable laying. Trenches dug in rocky environments must be free from jagged rocks to avoid puncturing the sheath.

3.13.15 Any damaged caused by the Contractor to buildings, made-up surfaces, water mains, etc., must be restored at the Contractor’s own cost.

3.13.16 Under Track Crossings:

3.13.16.1 Special attention is drawn that all UTC (under track crossing) must be done under the supervision of Perway Track Supervisor.

3.13.16.2 The maximum depth for excavation underneath the track approved by the Perway Engineer is 1m from top of rail.

3.13.16.3 Excavations to be monitored all times by a competent Perway representative.

3.13.16.4 All trenches will be open and closed in a single operation.

- 4. SAFETY PRECAUTIONS

- 4.1 Due to the proximity of live wires the installer must ensure that his employees installing the cable on the masts obtain a Category C certificate from the PRASA Project Manager in conjunction with Esselen Park training center or any PRASA accredited institute before any work can be carried out on the masts.

- 4.2 The contractor's employees must be trained for competence and understanding of the basic electrical safety requirements.  The certificate obtained will not be transferable.  The cost of the training will be borne by the Installer or as stipulated in the contract document.

- 4.3 The installer and his employees installing the cable must be fully conversant with the Electrical Safety Instructions and the Transnet specification E.7/1 and E.4E.

- 4.4 No work within 900 mm from live DC equipment and transmission lines, and 1200 mm from 11 kV AC live equipment.  Preferably this clearance should be as great as possible.

- 4.5 In all instances where the safety of workmen is jeopardized, electrical and/or track occupations must be requested.  The PRASA Rail representative in accordance with the PRASA Project Manager will arrange these occupations. Notification is however required Twelve (12) weeks in advance.

- 4.6 Under bridges where live cross span wires are involved, at make off masts and where the live conductors approach the optical fiber cable very closely, a standard warning board must be fitted.  Electrical personnel must be approached to arrange for a work permit to fit the cable and warning boards.

- 4.7 No attempt must be made to install the cable in windy conditions, especially when the sag (before tensioning) is blown in the direction of the track.  Supervisors must use their discretion in this regard.

- 4.8 Tenderers must note that no metal ladders will be allowed but only wooden or fiberglass ladders.

- 4.9 Tenderers must note that the AC bracket installation tool (stick) may not be used in wet or rainy conditions.

- 4.10 Hard hats, protective clothing and safety belts must be worn whilst working on masts and other structures.

- 4.11 Fiber optic cables are extremely thin and can easily penetrate skin and eyes.  Any off cuts or bare pieces of fiber must be properly disposed of.  Optical fibers are categorized as hazardous materials and require special disposal measures.

- 4.12 Care must be taken when testing as the laser in test equipment produces an invisible light, which can cause permanent eye damage.  All fibers should be treated as "live".

- 4.13 All personnel involved in the installation and testing must be made aware of the above safety aspects.

- 4.14 A Health and Safety Agreement shall be entered into between PRASA and the successful tenderer. The contractor will also comply with the PRASA Rail regions Health and Safety standards and will be represented on the PRASA Rail regions Health and Safety meeting.

- 4.15 The contractor must comply with the "Standard Safety Work Procedures for the Installation of Optical Fiber Cable" SANS 10340 (latest version).  This document must also be attached to the Health and Safety Agreement.

- 4.16 The Contractor must comply with the "Protection of Construction Workers on or near Railway Lines. This document must be read in conjunction with this specification. (SPK7/1)

- 5. SPLICING, TERMINATION AND TESTING AFTER REPAIRS

- 5.1 Splicing can commence after approval is obtained from the PRASA Project Manager.

- 5.2 All splicing and testing must be done inside a vehicle or a dust free shelter. Cleanliness is essential to make satisfactory splices.

- 5.3 A competent team using an optical fiber fusion splicer in compliance with the manufacturer of the said device (with the stipulated software) must carry out fusion splicing and terminations.  Tenderers must state the competence and experience of the personnel envisaged to do the fusion splicing.  Splicing must be carried out in accordance with procedures and instructions as stipulated by the cable and splice housing manufacturers.

- 5.4 The splicing team must be suitably equipped with all the necessary materials, accessories, and equipment to carry out the fusion splicing.  The splice losses expected during installation must be like those obtained during the drum tests which should be recorded on a spreadsheet for reference purposes. This spreadsheet should be attached to the test certificate when handed to the Project Manager.

- 5.5 Splicing must comply with the splice housing manufacturer's specifications i.e., securing of the strength member and Kevlar, slack inside the splice closure and protection of the individual splices.

- 5.6 The individual fibers must be numbered or easily identified inside the splice organizer.  The up and down ends of the cable and loose tubes must be identified.

- 5.7 On completion of the individual splices the organizer must be placed in approved hermetically sealed splice housing.  The contractor will supply these splice housings with an approved manufacturer specified in the main specification. And with the approval of the PRASA Project Manager.

- 5.8 The splicer must ensure that the silica-gel packet, supplied with the dome closure, be opened, and inserted in the dome closure before closure of the dome.

- 5.9 The splice housing must be fixed to the mast and numbered in an approved manner with enough cable slack as specified in sub clause 7.11.7.

- 5.10 Termination of the fibers must be carried out on approved connector’s pigtails and termination cabinets as specified in the Main Specification.  The contractor will supply these items with an approved manufacturer specified in the main specification. And with the approval of the PRASA Project Manager.

- 5.11 After the complete installation each individual fiber must be tested from both fiber ends Testing must be carried out in conjunction with Projects personnel from PRASA.  The test to be conducted shall be:

  - 5.11.1 Fiber continuity.

  - 5.11.2 Overall attenuation (loss) - tested by means of optical power source and power meter.

  - 5.11.3 Splice Loss - for each individual splice.

  - 5.11.4 Attenuation profile - tested by means of OTDR.

  - 5.11.5 The Project Manager reserves the right to carry out individual tests should this be required on any length of installed fiber during any phase of the construction.  The installer shall be required to witness these tests.

  - 5.11.6 Graphic print outs or software files must be submitted to the Project Manager for his scrutiny and forwarded for approval by the Chief Signal Engineer.

  - 5.11.7a. When a splice is completed and fitted into a joint enclosure, the cable slack (30 meters in total) must be coiled into a suitable slack box, which is fitted to an arm on the pole or coiled around suitable brackets fitted on the pole.

  - 5.11.7b. When coiling the slack after the joint has been completed; it must be coiled before the joint is secured to the pole/arm. Start coiling by rolling the slack with the joint as the leading end (roll cable like a wheel). This will ensure that no twists are put in the cable which will result in the fibers being damaged.

  - 5.11.7c. When completed place the coil into the slack box and secure the joint closure at a suitable position on the arm/pole.

6. FINAL TESTING AFTER REPAIRS

- 6.1 Each fiber must be tested before it is introduced as directed in clause 7.11and with the approval of the PRASA Project Manager. The purpose of these tests is to ensure that the fibers are acceptable for use in the PRASA network.

- 6.2 An approved optical time domain reflectometer (OTDR) in compliance with the cable manufacturer with the stipulated software must be used for the testing and measuring of the fibers.  Records of all the results must be kept for reference purposes.

- 6.3 Tests must be carried out at both 1310 nm and 1550 nm wavelengths.  These test results must be forwarded to The PRASA Project Manager for scrutiny and approval.

7. Training, Skills Development and Transfer

7.1 All training on site will be well explained at all times when requested by the Project manager.

7.2 As requested by the Project manager, all new technology used to include existing technology, will be documented to create an archive for future reference.

7.3 Bi-Annually, an informal workshop will be conducted as requested by the Project Manager, weather on-site, off-site or at a technology venue to review skills gained, any new skills in industry and to ensure relevant parties are kept abreast with Fibre.

7.4 Training should include successful skills transfer that will be presentable in the form of a certification as per the FOA up to CFOT level. The project manager will identify these individuals for this training. This will include a

- Introduction to Fibre Optics,

- Splicing methods,

- Hands on Fibre splicing

- Testing and troubleshooting

8. COVID-19 Safety

Contractor to institute health and safety practices that ensure that all workers practice good hygiene, keep safe distances where possible and report any symptoms that are cause for concern while on PRASA property and sites.

ANNEXURE 1: SAMPLE OF "AS BUILT" DRAWINGS

ANNEXURE 2

A	Equipment > Blocks

Multiple Cable Block

Used for supporting multiple cables in independent rollers.  Multiple cable blocks make a cable positioner unnecessary when lashing multiple cables.

Single Roller Block

Typically used to support a single cable prior to lashing and may be used when cables are lashed directly to strand or in over-lash   applications. In new strand situations, single roller blocks may be locked onto the strand. In over-lash applications, this block should not be pushed in front of the lasher.

Economy Block

Used to support a single cable prior to lashing and, depending on the actual block, may be used when cables are lashed directly to

Strand or in over-lash applications.

Pole Mount Cable Block

Used to install self-support cable and is attached to the pole hardware to support the cable as it is pulled out.

Take care that cable slack does not exceed the minimum bend radius over blocks.

B	Equipment > Pulling Grips and Devices

Kellems® Grip

This reusable grip is woven from strands of stainless steel, acts like ‘Chinese finger cuffs’ and compresses upon being relaxed. It provides an evenly distributed hold on the jacket of the cable.

Dynamometer

Used in monitoring the pulling tension applied to

Fibre optic cables

Breakaway Swivel

Used for preventing excessive pulling tension. It is designed to break should it exceed a pre-set tension limit.

C	Equipment > Blocks, Chutes and Brackets

90° Corner Block

Used to route cables through inside or outside corners up to 90°. It minimizes drag on the cable in corners and ensures that the minimum bending radius of the cable is not exceeded. It requires specialized mounting hardware depending on the specific use of the equipment

45° Corner Block

Used to route cables through inside or outside corner up

To 45° it minimizes drag on the cable in corners and

Ensures that the minimum bending radius of the cable is

Not exceeded.45° corner blocks may be used as a set-

Up chute to guide Cables from the cable trailer or a reel stand. It requires specialized mounting hardware depending on the specific usage of the equipment

Set-Up Chute

A set-up chute is used to guide cables from the cable trailer or reel stand. This equipment requires specialized mounting hardware depending on the specific use of the equipment.

Set-Up Bracket

This bracket is used to support 45° and 90° corner blocks or set-up chutes at mid-span.

D	Equipment > Lashers, Pullers, Positioner’s, and Guides

Cable Positioned (or Magic Box)

This is pushed in front of a lasher by a cable block pusher to uniformly position multiple cables that are being lashed.

Cable Guide

Used for guiding the cable into the lasher in drive-off applications. It can be used for new strand or over-lash applications. The guide may be pushed in front of the lasher with a cable block pusher, pulled in front of the lasher or physically attached to the lasher, dependent on the cable guide type.

Cable Lasher

Used for lashing cable directly to installed strand or cable bundles. Lashers are somewhat specific to cable and strand size – improper lasher size or adjustment may damage cables.

Multiple Cable Pullers

This allows for multiple cables to be pulled into place when lashing cables directly to the strand.  It is equipped with a strand brake to prevent sagging of cables as the pulling tension is released. Allows pulled cables to independently swivel.

Over-lash Cable Puller

This allows multiple cables to be pulled into place in over-lash applications. Allows pulled cables to independently swivel.

Cable Block Pusher (Shotgun / Shuttle)

Used for pushing equipment ahead of a pulled lasher.

E	Equipment > Lifting Tools and Brakes

Lay-Up Stick

A fibreglass stick used to lift cable blocks and cables into place utilizing appropriate lay-up stick heads.

Cable Lifter (or Lay-up Stick Head)

This is used in conjunction with a lay-up stick to lift cables into place. The lifter ensures that the cables being lifted are not damaged by exceeding the minimum bending radius.

Cable Block Lifter

Used in conjunction with a lay-up stick to place assorted cable blocks mid-span.

Wire Raising Tool

This is used in conjunction with a lay-up stick to lift cable blocks and strand.

Strand Brake

This device is selectively placed at pole hardware locations to prevent dangerous strand sag while strand is being installed. The strand brake allows the strand that is being pulled into place to move in only one direction, which is the direction of the strand pull. Use of strand brakes in conjunction with reel brakes effectively limits the amounts of strand sag between poles during strand installation.

F	Equipment > Fibre Preparation and Splicing

Buffer Tube Cutter

These are used to score drop armoured, central tube and stranded loose tube buffers to facilitate exposing the fibbers.

Coating Stripper

This device mechanically strips fibre coating using precision blades and pre-set openings in much the same way as a wire stripper takes insulation off a copper wire. After the coating has been stripped, the fibre is cleaned with a solution of 95% or higher isopropyl alcohol.

Fibre Cleaver (Handheld)

Fibre cleavers score and then trim the fibre. Price and complexity of cleavers vary widely - generally, the more you spend, the greater the consistency of cleave. The beaver tail cleaver shown is a lower cost model.

Fibre Cleaver (Free Standing)

This is a larger and more expensive version of a cleaver. Its main advantage is that it performs accurate cleaves more consistently than the hand-held models.

Fusion Splicer

Most low-loss splices are made with fusion splices, which use an electric arc to fuse together the cleaved ends of fibbers. Splicers vary widely in complexity, features and price. Some automate the entire splicing process. An applicable splicer for fibre optic cables would have:

1. A fusion heat source, usually an electric arc

2. V-groove clamps for holding the fibers

3. A way of positioning the fibbers for optimum splicing

4. A way of viewing the fibbers (Microscope, Display Screen)

So, they can be accurately positioned.

5. LID (Local Injection and Detection) and/or PAS (Profile

Alignment System) to aid with fibre alignment

Appendix 3 Drawings and Photos

Photo 1 Cable Pulley

Photo 2

Photo 3 Termination Bracket

Photo 4 Patch Panel

Dimensions (mm) 				FOPP-S2U

Width (19” Setup)				483mm

Height						88.9mm

Depth 						270mm

Mass						7.5kg

Package Dimensions (L x W x H)		590mm x 390mm x 270mm

IP Rating 					IP 20

Single Element Splicing SAM_HD		SAM_HD_4 Trays (48 splices)

Colour						RAL7035 Light Grey

Connector Type				LCdupl / SC / E2000 / ST / FC

Material 					Mild Steel Powder Coating

Mounting Width 				19”, 21” & 23” Rack Mounting by adjusting

Photo 5 Dom joint

Size (mm) HxD = 450xᵩ230,

Weight (kg) = 3.80-4.20,

Entrances = 5,

Suitable cable diameter = ᵩ8mm ᵩ17.5 (ᵩ24),

Maximum number of trays = 6,

Capacity (Core) = 144 Single fiber,

Airproof type = Heat Shrink,

Reinforced Core = Steel wire,

Material = ABS-PC-PP,

Capacity of tray = Max 24 single Fusion splices)

Photo 6 Fibre Cables

  - Underground Specification (OFC2)

Fiber Type: Single Mode

Drum Length: 4KM

Cores: 48 Core

ARMOUR: Corrugated Steel Tape

APPLICATION: Direct Buried, Trench and Duct Installation                                                                       OPERATION TEMPERATURE RANGE: -10°C to 70°C

  - Overhead Specification (OFC1)

Fibre Type: Single Mode

Drum Length: 4KM

Cores:12to48Core.

GRP/FRP –Glass Reinforced Plastic Central, PE over sheathed in certain cases.

LOOSE TUBE - PBT (Polybutylene Terephthalate) filled with Thixotropic                                                                          PERIPHERAL STRENGTH – Aramid (Optimized Load transfer between Aramid and Sheath.

SHEATHING – Polyethylene (Black UV Resistance Sheath is Standard).

OPERATION TEMPERATURE RANGE: -10°C to 70°C.

SAG AND TENSION CALCULATIONS - Span (up to 24F Normal sag (m) on 100m is 1.4

Drawing 1

Drawing 2

Drawing 3

Drawing 4

Drawing 5

Drawing 6

  - PROFESSIONAL TECHNICAL STAFF REQUIREMENTS

### KEY PROFESSIONAL STAFF

Provide a list of 4 Certified Optic Fiber Technicians. Their respective experience and knowledge must pertain to fiber maintenance, servicing and installation including associated equipment and be presented in a CV. ONLY FOUR individuals will be evaluated that hold the most relevant experience overall and correct qualifications should excess technicians be submitted. Technicians submitted with experience being irrelevant/omitted OR required qualifications not supplied - such individuals will be removed from the overall list submitted. This will affect the number of technicians submitted.

  - TECHNICAL INFORMATION TO BE PROVIDED WITH TENDER

The Bidders shall submit Organisational Experience which provide proof of previous experience in the form of completed projects/services/contracts that required Fiber Systems Maintenance or Servicing or installation.

The evidence should come in the form of five (5) completed reference letters. Where 1 reference letter equates to 1 project completed.

A. Previous client and completed works/services information:

- Name of the organization

- Description of works/goods/services that were provided.

- Year

- Duration

B.  Evaluation of service provider’s performance

- Project completed within the stipulated time limits and adhering to lead times.

- Quality of products and services provided.

# EVALUATION METHODOLOGY

The evaluation of the Bids by the evaluation committees will be conducted at various levels.

The following levels will be applied in the evaluation:

| LEVEL | DESCRIPTION |
| --- | --- |
| Verify completeness | The Bid is checked for completeness and whether all required documentation, certificates; verify completeness warranties and other Bid requirements and formalities have been complied with. Incomplete Bids will be disqualified. |
| Verify compliance | The Bids are checked to verify that the essential RFP requirements have been met. Non-compliant Bids will be disqualified. |
| Detailed Evaluation of Technical | Detailed analysis of Bids to determine whether the Bidder is capable of delivering the Project in terms of business and technical requirements. The minimum threshold for technical evaluation is [80%], any bidder who fails to meet the minimum requirement will be disqualified and not proceed with the evaluation of Price and Specific Goals. |
| Specific Goals | Evaluate Specific Goals |
| Price Evaluation | Bidders will be evaluated on price offered. |
| Scoring | Scoring of Bids using the Evaluation Criteria. |
| Recommendation | Report formulation and recommendation of Preferred and Reserved Bidders |
| Best and Final Offer | PRASA may go into the Best and Final Offer process in the instance where no bid meets the requirements of the RFP and/or the Bids are to close in terms of points awarded. |
| Approval | Approval and notification of the final Bidder. |

  - Evaluation Criteria

Interested bidders for this project shall be evaluated in terms of their business credentials, financial standing, empowerment, technical capacity and experience. The evaluation committee shall use the following Evaluation Criteria depicted in Table 1 below for the selection of the preferred bidder that shall render professional services and construction management work for the project.

| EVALUATION CRITERIA | WEIGHTING |
| --- | --- |
| Stage 1 | Compliance |
| Stage 1A - Mandatory Requirements |  |
| Stage 1B - Other Mandatory Requirements |  |
| Stage 2 | Technical/Functionality |
| Technical/Functional Requirements | Threshold of 80% |
| Stage 3 | Price and Specific Goals |
| Price | 80 |
| Specific Goals | 20 |
| TOTAL | 100 |

Table 1: Evaluation criteria for the selection of a potential bidder

The details of the stages outlined in Table 1 above are presented in following sections below.

6.1.1 STAGE 1: COMPLIANCE REQUIREMENTS

Bidders must comply with the following requirements and failure to comply will lead to immediate disqualification.

      - Stage 1A- Mandatory Requirements

If you do not submit/meet the following mandatory documents/requirements, your bid will be automatically disqualified:

| No. | Description of requirement |  |
| --- | --- | --- |
| a) | Completion of ALL RFP documentation (includes ALL) | x |
| b) | Briefing Session Form D. Bidders must also reflect on the Compulsory Briefing Session Attendance Register (Delete if not applicable) | x |
| c) | Signed Joint Venture, Consortium Agreement or Partnering Agreement (whichever is applicable) |  |
| d) | The National Industrial Participation Programme Form (SBD5) must be completed and duly signed. | x |
| e) | Proof of CIDB grading 4CE or higher (Delete if not applicable) | x |

Table 2 – Mandatory requirements

      - Stage 1B - Other Mandatory Requirements

If you do not submit/meet the following mandatory documents/requirements, PRASA may request the bidder to submit the information within five (5) working days. Should this information not be provided, your bid proposal will be disqualified.

| No. | Description of requirement |  |
| --- | --- | --- |
| a) | Letter of Good Standing: COID | x |
| b) | Valid SARS Pin | x |
| c) | CSD supplier registration number | x |
| d) | 4 Certified Fibre Optic Technician (CFOT). With their Certificate approved by Fiber Optic Association (FOA) and it must be certified copies not older than 3 months | x |

Table 3 – Non-mandatory requirements

  - STAGE 2: TECHNICAL / FUNCTIONALITY REQUIREMENTS

Qualifying bidders shall then be evaluated on functionality after meeting all compliance requirements outlined above. The minimum threshold for the technical/functionality requirements is 80% as per the standard Evaluation Criteria presented in Table 1 above. Bidders who score below this minimum requirement shall not be considered for further evaluation in stage 3.

Details of the technical/functional requirements are presented in the Table 4 below.

| ITEM | CRITERIA | WEIGHT |
| --- | --- | --- |
| 1 | Capacity – Key Staff: Certified Fiber Optic Technician | 50 |
| 2 | Previous Experience/ Organisational Experience | 50 |
|  | TOTAL | 100 |

Table 4 : Technical Evaluation Criteria

6.2.1	Functional Evaluation Criteria

Bidders are evaluated based on the functional criteria set out in this RFP. Only those Bidders which score [80] points or higher (out of a possible 100) during the functional evaluation will be evaluated during the second stage of the Bid.

Details of the scoring methodology presented above are outlined below:

Functionality evaluation matrix & Criteria:

| No | FUNCTIONALITY QUALITY CRITERIA | SUB-CRITERIA SCORING (Refer to Indicators for The Rating of Quality Criteria Table below and Breakdown) |  | POINTS |
| --- | --- | --- | --- | --- |
|  | Capacity – Key Staff: Certified Optic Fibre Technician - Provide a list of 4 Certified Optic Fiber Technicians - Their respective experience and knowledge must pertain to fiber maintenance or servicing, or installation including associated equipment and be presented in a CV or résumé. All 4 technicians experience will be counted together. • Technicians submitted with experience being irrelevant/omitted OR required qualifications not supplied - such individuals will be removed from the overall list submitted. This will affect the number of technicians submitted. • ONLY FOUR individuals will be evaluated that hold the most relevant experience overall and correct qualifications should excess technicians be submitted. Lowest score of 10 will be applied if less than 4 technicians are submitted as this would affect operations. This is a special requirement mentioned in the special conditions. | 18-20 Years’ Experience and More COLLECTIVELY | 50 | 50 |
|  |  | 13-17 Years’ Experience COLLECTIVELY | 40 |  |
|  |  | 7-12 Years’ Experience COLLECTIVELY | 30 |  |
|  |  | 1-6 Years’ Experience COLLECTIVELY | 20 |  |
|  |  | Less than 1 Year Experience | 10 |  |
|  |  | Unrelated work Experience of Key staff CVs or no CVs were Submitted | 0 |  |
|  | Previous Experience/ Organisational Experience Supply evidence of previous experience in the form of completed projects/services/contracts that required Fiber Systems Maintenance or Servicing or installation Applications. The evidence should come in the form of five (5) completed reference letters. Where 1 reference letter equates to 1 project completed. The reference letter must address the below items. Attached is a reference letter that can be used. The reference letter must be sent to the company/business where services were previously rendered for. Should the bidder be in possession of an existing letter, the letter shall cover all aspects outlined below. A. Previous Client and Completed Works/Services Information: - Name of the organization - Description of works/goods/services that were provided - Year - Duration B. Evaluation of Service Provider’s Performance - Project completed within the stipulated timeframes and adhering to lead times. - Quality of products and services provided. | 5 projects successfully completed with 5 relevant reference letters. | 50 | 50 |
|  |  | 4 projects successfully completed with 4 relevant reference letters. | 40 |  |
|  |  | 3 projects successfully completed with 3 relevant reference letters. | 30 |  |
|  |  | 2 projects successfully completed with 2 relevant reference letters. | 20 |  |
|  |  | 1 projects successfully completed with 1 relevant reference letters. | 10 |  |
|  |  | 0 projects successfully completed with 0 relevant reference letters. | 0 |  |
| TOTAL |  |  |  | 100 |

| QUALITY CRITERIA | INDICATORS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 0 | 10 | 20 | 30 | 40 | 50 |
| Capacity – Key Staff: Certified Optic Fibre Technician - Provide a list of 4 Certified Optic Fiber Technicians - Their respective experience and knowledge must pertain to fiber maintenance or servicing, or installation including associated equipment and be presented in a CV or résumé. All 4 technicians experience will be counted together. - Technicians submitted with experience being irrelevant/omitted OR required qualifications not supplied -such individuals will be removed from the overall list submitted. This will affect the number of technicians submitted. - ONLY FOUR individuals will be evaluated that hold the most relevant experience overall and correct qualifications should excess technicians be submitted. Lowest score of 10 will be applied if less than 4 technicians are submitted as this would affect operations. This is a mandatory requirement mentioned in the special conditions. | Unrelated work Experience of Key staff CVs or no CVs were Submitted. Key staff experience total score is 0. 0, the key staff will score 0. | Required number of technicians not supplied or experience collectively is less than 1 year. Less than 1 year experience | Provide a list of 4 CFOT and CV’s stating their relevant skills in relation to fiber maintenance or installation including associated equipment, INCLUDING: 1 - 6 years’ experience COLLECTIVELY | Provide a list of 4 CFOT and CV’s stating their relevant skills in relation to fiber maintenance or installation including associated equipment, INCLUDING: 7 – 12 years’ experience COLLECTIVELY | Provide a list of 4 CFOT and CV’s stating their relevant skills in relation to fiber maintenance or installation including associated equipment, INCLUDING: 13-17 years’ experience COLLECTIVELY | Provide a list of 4 CFOT and CV’s stating their relevant skills in relation to fiber maintenance or installation including associated equipment, INCLUDING: 18-20 years’ experience or more COLLECTIVELY |
| Previous Experience/Organisational Experience Supply evidence of previous experience in the form of completed projects/services/contracts that required Fiber Systems Maintenance or Servicing or Installation Applications. The evidence should come in the form of five (5) completed reference letters. Where 1 reference letter equates to 1 project completed. The reference letter must address the below items. Attached is a reference letter that can be used. The reference letter must be sent to the company/business where services were previously rendered for. Should the bidder be in possession of an existing letter, the letter shall cover all aspects outlined below. A. Previous Client and Completed Works/Services information: - Name of the organization - Description of works/goods/services that were provided - Year - Duration B. Evaluation of Service Provider’s Performance - Project completed within the stipulated timeframes and adhering to lead times. - Quality of products and services provided. | Note: 0% of points allocated for this criteria. O Project completed with 0 relevant reference letters. | Note: 20% of points allocated for this criteria. 1 project completed with 1 relevant reference letters. Note: the reference letter must be signed and stamped and comply with the two listed criteria. If the reference letter reflects a negative report attributable to the Supplier, that reference letter will not be considered. If the reference letters do not feature all criteria, then the tenderer will be given the lowest score. | Note: 40% of points allocated for this criteria. 2 projects successfully completed with 2 relevant reference letters. Note: the reference letter must be signed and stamped and comply with the two listed criteria. If the reference letter reflects a negative report attributable to the Supplier, that reference letter will not be considered. If the reference letters do not feature all criteria, then the tenderer will be given the lower score. | Note: 60% of points allocated for this criteria. 3 projects successfully completed with 3 relevant reference letters. Note: the reference letter must be signed and stamped and comply with the two listed criteria. If the reference letter reflects a negative report attributable to the Supplier, that reference letter will not be considered. If the reference letters do not feature all criteria, then the tenderer will be given the lower score. | Note: 80% of points allocated for this criteria. 4 projects successfully completed with 4 relevant reference letters. Note: the reference letter must be signed and stamped and comply with the two listed criteria. If the reference letter reflects a negative report attributable to the Supplier, that reference letter will not be considered. If the reference letters do not feature all criteria, then the tenderer will be given the lower score. | Note: 100% of points allocated for this criteria. 5 projects successfully completed with 5 relevant reference letters. Note: the reference letter must be signed and stamped and comply with the two listed criteria. If the reference letter reflects a negative report attributable to the Supplier, that reference letter will not be considered. If the reference letters do not feature all criteria, then the tenderer will be given the lower score. |

METRORAIL- WESTERN CAPE

CONTACTABLE REFERENCE FOR TENDERER

TENDER/PROJECT: AS & WHEN REQUIRED MAINTENANCE, REPAIRS ANSERVICING OFFIBER SYSTEMS AND ASSOCIATED EQUIPMENT INFRASTRUCTURE IN THEWESTERN CAPE REGION

Name of the Tenderer: _________________________

To:	PRASA – Metrorail – Western Cape

I, the undersigned duly authorized representative, hereby furnish this reference on behalf of the organisation named herein: _________________________

- Previous client and completed works/services information.

- Name of the organisation 				: ____________________________________

- Summary and Description of works/goods/services that were provided	:

_____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- Year							: ____________________________________

- Duration						: ____________________________________

- Value of works/services/goods				: ____________________________________

- Evaluation of service provider’s performance

- Were the works/service/ product completed/delivered within stipulated timeframes   Yes         No

If no kindly comment ______________________________________________________________

_________________________________________________________________________________

- Were the works/services/product meet the expected and specified quality                  Yes            No

Business stamp with date

If no kindly comment _________________________________________________________

Signature:				_______________________

Telephone:				_______________________

Date:					_______________________

Note: Bidders that fail to achieve the minimum overall qualifying score of 80% on functional/ technical requirements will not be considered for further Price and Specific Goals (Stage 3) evaluation.

    - STAGE 3: PRICING AND Specific Goals

Bidders should provide their price proposal in envelope 2, which should include Form C (Financial Offer) and also provide proof of Specific Goals.

The following formula, shall be used by the Bid Evaluation Committee to allocate scores to the interested bidders:

The maximum points for this tender are allocated as follows:

|  | POINTS |
| --- | --- |
| PRICE | 80 |
| SPECIFIC GOALS | 20 |
| TOTAL POINTS FOR PRICE AND SPECIFIC GOALS | 100 |

FORMULAE FOR PROCUREMENT OF GOODS AND SERVICES

POINTS AWARDED FOR PRICE

THE 80/20 PREFERENCE POINT SYSTEMS

A maximum of 80 points is allocated for price on the following basis:

PS = 80 1-Pt-PminPmin

Where

Ps = Points scored for price of tender under consideration

Pt = 	Price of tender under consideration

Pmin = Price of lowest acceptable tender

POINTS AWARDED FOR SPECIFIC GOALS

In terms of Regulation 4(2); 5(2); 6(2) and 7(2) of the Preferential Procurement Regulations, preference points must be awarded for specific goals stated in the tender. For the purposes of this tender the tenderer will be allocated points based on the goals stated in table 1 below as may be supported by proof/ documentation stated in the conditions of this tender:

In cases where organs of state intend to use Regulation 3(2) of the Regulations, which states that, if it is unclear whether the 80/20 preference point system applies, an organ of state must, in the tender documents, stipulate in the case of—

- an invitation for tender for income-generating contracts, that either the 80/20 preference point system will apply and that the highest acceptable tender will be used to determine the applicable preference point system; or

- any other invitation for tender, that either the 80/20 preference point system will apply and that the lowest acceptable tender will be used to determine the applicable preference point system,

then the organ of state must indicate the points allocated for specific goals for both the 80/20 preference point system.

Table 1: Specific goals for the tender and points claimed are indicated per the table below.

(Note to organs of state: Where the 80/20 preference point system is applicable, corresponding points must also be indicated as such.

Note to tenderers: The tenderer must indicate how they claim points for each preference point system.)

| The specific goals allocated points in terms of this tender | Number of points allocated (80/20 system) (To be completed by the organ of state) | Acceptable Evidence | Number of points claimed (80/20 system) (To be completed by the tenderer) |
| --- | --- | --- | --- |
| Entities with a B-BBEE Contributor status of at least Level 2 | 5 | B-BBEE Certificate/Affidavit (In case of JV, a consolidate score card will be acceptable) |  |
| 51% Black Owned | 5 | CIPC Documents / B-BBEE Certificate/Affidavit |  |
| Black Youth Owned | 5 | Certified copy of ID |  |
| Black Women Owned | 5 | Certified copy of ID not older than 3 months |  |
| TOTAL | 20 |  |  |

- NATIONAL INDUSTRIAL PARTICIPATION PROGRAMME

The National Industrial Participation (NIP) Programme, which is applicable to all government procurement contracts that have an imported content, became effective on the 1 September 1996. The NIP policy and guidelines were fully endorsed by Cabinet on 30 April 1997. In terms of the Cabinet decision, all state and parastatal purchases / lease contracts (for goods, works and services) entered into after this date, are subject to the NIP requirements. NIP is obligatory and therefore must be complied with. The Industrial Participation Secretariat (IPS) of the Department of Trade and Industry (DTI) is charged with the responsibility of administering the programme.

Bidders are therefore required to complete SBD 5 to give effect to the above. Bidders who do not complete this form will be automatically disqualified.

# POST TENDER NEGOTIATION (IF APPLICABLE)

PRASA reserves the right to conduct post tender negotiations with a shortlist of Respondent(s). The shortlist could comprise of one or more Respondents. Should PRASA conduct post tender negotiations, Respondents will be requested to provide their best and final offers to PRASA based on such negotiations. A final evaluation will be conducted in terms of 80/20.

# FINAL CONTRACT AWARD

PRASA will negotiate the final terms and condition the contract with the successful Respondent(s). This may include aspects such as Supplier Development, the B-BBEE Improvement Plan, price and delivery. Thereafter the final contract will be awarded to the successful Respondent(s).

# FAIRNESS AND TRANSPARENCY

PRASA views fairness and transparency during the RFP Process as an absolute on which PRASA will not compromise. PRASA will ensure that all members of evaluation committees declare any conflicting or undue interest in the process and provide confidentiality undertakings to PRASA.

The evaluation process will be tightly monitored and controlled by PRASA to assure integrity and transparency throughout, with all processes and decisions taken being approved and auditable.

SECTION 3

PRICING AND DELIVERY SCHEDULE

Respondents are required to complete the Pricing Schedule/ BOQ Annexure: 3 and Form C (Volume 2 /Envelop 2 )

- PRICING

      - Prices must be quoted in South African Rand, inclusive of all applicable taxes.

      - Price offer is firm and clearly indicate the basis thereof.

      - Pricing Bill of Quantity is completed in line with schedule if applicable.

      - Cost breakdown must be indicated.

      - Price escalation basis and formula must be indicated.

      - To facilitate like-for like comparison bidders must submit pricing strictly in accordance with this price schedule and not utilise a different format. Deviation from this pricing schedule could result in a bid being declared non-responsive.

      - Please note that should you have offered a discounted price(s), PRASA will only consider such price discount(s) in the final evaluation stage on an unconditional basis.

      - Respondents are to note that if price offered by the highest scoring bidder is not market related, PRASA may not award the contract to the Respondent. PRASA may:

      - negotiate a market-related price with the Respondent scoring the highest points or cancel the RFP;

      - if that Respondent does not agree to a market-related price, negotiate a market-related price with the Respondent scoring the second highest points or cancel the RFP; and

      - if the Respondent scoring the second highest points does not agree to a market-related price, negotiate a market-related price with the Respondent scoring the third highest points or cancel the RFP.

      - If a market-related price is not agreed with the Respondent scoring the third highest points, PRASA must cancel the RFP.

- DISCLOSURE OF PRICES QUOTED

Respondents are to note that, on award of business, PRASA is required to publish the tendered prices and preferences claimed of the successful and unsuccessful Respondents inter alia on the National Treasury e-Tender Publication Portal, (www.etenders.gov.za) , the other medium used to advertise the bid i.e CIDB as required per National Treasury Instruction Note 09 of 2022/2023.

- PERFORMANCE AND BID BONDS (WHERE APPLICABLE)

## The preferred Bidder shall where applicable provide PRASA with a performance bond which shall be 10% of the value of the entire Project price offered and it shall be issued with 30 days of receipt of notice of appointment. The Performance Bond shall be valid for the Contract period. The format of the Performance Bond is attached as Annexure ……...

[Bidders are required to submit their Bid with a Bid Bond. The Bid Bond shall due and payable if a bidder decides not to continue with the RFP process after submission of its Bid. The format of the Bid Bond is attached as Annexure 7 (where applicable)]

- OWNERSHIP OF DESIGN

## The plans and design developed and to be provided by PRASA shall at all times remain the property of PRASA.]

- SERVICE LEVELS

## An experienced national account representative(s) is required to work with PRASA’s procurement department. [No sales representatives are needed for individual department or locations]. Additionally, there shall be a minimal number of people, fully informed and accountable for this agreement.

## PRASA will have quarterly reviews with the Service provider’s account representative on an on-going basis.

## PRASA reserves the right to request that any member of the Service provider’s team involved on the PRASA account be replaced if deemed not to be adding value for PRASA.

## The Service provider guarantees that it will achieve a 100% [hundred per cent] service level on the following measures:

    - Random checks on compliance with quality/quantity/specifications

    - On time delivery.

## The Service provider must provide a telephone number for customer service calls.

## Failure of the Service provider to comply with stated service level requirements will give PRASA the right to cancel the contract in whole, without penalty to PRASA, giving 30 [thirty] calendar days’ notice to the Service provider of its intention to do so.

Acceptance of Service Levels:

| YES |  |
| --- | --- |

- TOTAL COST OF OWNERSHIP (TCO)

  - PRASA will strive to procure goods, services and works which contribute to its mission. In order to achieve this, PRASA must be committed to working with suppliers who share its goals of continuous improvement in service, quality and reduction of Total Cost of Ownership (TCO).

  - Respondents shall indicate whether they would be committed, for the duration of any contract which may be awarded through this RFP process, to participate with PRASA in its continuous improvement initiatives to reduce the total cost of ownership [TCO], which will reduce the overall cost of transportation services and related logistics provided by PRASA’s operating divisions within South Africa to the ultimate benefit of all end-users.

- FINANCIAL STABILITY

Respondents are required to submit their latest financial statements prepared and signed off by a professional accountant for the past …….. years with their Proposal in order to enable PRASA to establish financial stability.

SIGNED at ___________________________ on this _____ day of ________________ 20…….

SIGNATURE OF WITNESSES 					ADDRESS OF WITNESSES

1 ____________________________	           _____________________________________

Name ________________________	           _____________________________________

2 ____________________________	          _____________________________________

Name ________________________	          _____________________________________

SIGNATURE OF RESPONDENT’S AUTHORISED REPRESENTATIVE: __________________

NAME: _________________________________________________

DESIGNATION: ______________________________

- VALIDITY OF RETURNABLE DOCUMENTS

The successful Respondent will be required to ensure the validity of all returnable documents, including but not limited to its Tax Clearance Certificate and valid B-BBEE Verification Certificate, for the duration of any contract emanating from this RFP. Should the Respondent be awarded the contract [the Agreement] and fail to present PRASA with such renewals as and when they become due, PRASA shall be entitled, in addition to any other rights and remedies that it may have in terms of the eventual Agreement, to terminate such Agreement forthwith without any liability and without prejudice to any claims which PRASA may have for damages against the Respondent.

SIGNED at ___________________________ on this _____ day of ________________ 20…….

SIGNATURE OF WITNESSES 					ADDRESS OF WITNESSES

1 ____________________________	          _______________________________________

Name ________________________	          _______________________________________

2 ____________________________	         _______________________________________

Name ________________________	         _______________________________________

SIGNATURE OF RESPONDENT’S AUTHORISED REPRESENTATIVE:  _________________

NAME: _________________________________________________

DESIGNATION: ______________________________

- CERTIFICATE OF ACQUAINTANCE WITH RFP TERMS & CONDITIONS & APPLICABLE DOCUMENTS

By signing this certificate  the Respondent is deemed to acknowledge that he/she has made himself/herself thoroughly familiar with, and agrees with all the conditions governing this RFP, including those contained in any printed form stated to form part hereof, including but not limited to the documents stated below and PRASA will recognise no claim for relief based on an allegation that the Respondent overlooked any such condition or failed properly to take it into account for the purpose of calculating tendered prices or any other purpose:

1. PRASA’s General Bid Conditions*

2. Standard RFP Terms and Conditions for the supply of Goods or Services or Works to PRASA

Should the Bidder find any terms or conditions stipulated in any of the relevant documents quoted in the RFP unacceptable, it should indicate which conditions are unacceptable and offer alternatives by written submission on its company letterhead, attached to its submitted Bid. Any such submission shall be subject to review by PRASA’s Legal Counsel who shall determine whether the proposed alternative(s) are acceptable or otherwise, as the case may be. A material deviation from the Standard terms or conditions could result in disqualification.

Bidders accept that an obligation rests on them to clarify any uncertainties regarding any bid to which they intend to respond, before submitting the bid. The Bidder agrees that he/she will have no claim based on an allegation that any aspect of this RFP was unclear but in respect of which he/she failed to obtain clarity.

The bidder understands that his/her Bid will be disqualified if this Certificate of Acquaintance with RFP documents included in the RFP as a returnable document, is found not to be true and complete in every respect.

SIGNED at ___________________________ on this _____ day of ___________________20…..

SIGNATURE OF WITNESSES 					ADDRESS OF WITNESSES

1 ____________________________	       _______________________________________

Name ________________________		      ___________________________________

SIGNATURE OF RESPONDENT’S AUTHORISED REPRESENTATIVE: ___________________

NAME: _________________________________________________

DESIGNATION: ______________________________

- GENERAL CONDITIONS

  - ALTERNATIVE BIDS

Bidders may submit alternative Bid only if a main Bid, strictly in accordance with all the requirements of the RFP is also submitted.  The alternative Bid is submitted with the main Bid together with a schedule that compares the requirements of the RFP with the alternative requirements the Bidders proposes. Bidders must note that in submitting an alternative Bid they accept that PRASA may accept or reject the alternative Bid and shall be evaluated in accordance with the criteria stipulated in this RFP.

  - PRASA’S TENDER FORMS

Bidders must sign and complete the PRASA’s Bid Forms and attach all the required documents. Failure by Bidders to adhere to this requirement may lead to their disqualification.

  - Precedent

In case of any conflict with this RFP and Bidders response, this RFP and its briefing notes shall take precedence.

  - Response to RFP-Confidentiality

Response to RFPs must clearly indicate whether any information conveyed to or requested from PRASA is confidential or should be treated confidentially by PRASA. In the absence of any such clear indication in writing from a response to RFP, PRASA shall deem the response to RFP to have waived any right to confidentiality and treat such information as public in nature.

Where a Bidder at any stage during the RFP Process indicates to PRASA that information or any response to RFP requested from PRASA is or should be treated confidentially, PRASA shall treat such information or response to RFP confidentially, unless PRASA believes that to ensure the transparency and competitiveness of the RFP Process the content of the information or response to RFP should be conveyed to all Bidders, in which event it shall apply the following process:

- PRASA shall confirm with the Bidder whether the raising of confidentiality applies to the entire response to the RFP or only specific elements or sections of the response;

- Where confidentiality is maintained by the Bidder and PRASA is of the opinion that the information or response to RFP if made publicly available would affect the commercial interests of the Bidder or is commercially sensitive information, PRASA shall not release such information to other Bidders if providing such information or response to the RFP would prejudice the competitiveness and transparency of the RFP Process;

- Where PRASA is of the opinion that information provided is not commercially sensitive or would have no impact on the commercial interests of the relevant Bidder if released and fairness and transparency requires that such information be released to all Bidders, PRASA may:

    - inform the relevant Bidder of the necessity to release such information and/or response to RFP and request the Bidder to consent to the release thereof by PRASA; or

    - obtain legal advice regarding the confidentiality of the relevant information and/or response to RFP and the legal ability of PRASA to release such information;  or

    - refrain from releasing the information and/or response to RFP, in which event PRASA shall not take account of the contents of such information in the evaluation of the relevant response to RFP.

The above procedures regarding confidentiality shall not apply to any information which is already public knowledge or available in the public domain or in the hands of PRASA or is required to be disclosed by any legal or regulatory requirements or order of any competent court, tribunal or forum.

  - Response to the RFP – RFP Disqualification

Responses to RFP which do not comply with the RFP requirements, formalities, terms and conditions may be disqualified by PRASA from further participation in the RFP Process.

In particular (but without prejudice to the generality of the foregoing) PRASA may disqualify, at its sole discretion and without prejudice to any other remedy it may have, a Bidder where the Bidder, or any of its consortium members, subcontractors or advisors have committed any act of misrepresentation, bad faith or dishonest conduct in any of its dealings with or information provided to PRASA.

  - Corruption, Gifts and Payments

Neither the Bidders to RFPs, its equity members, the sub-contractors, consortium members nor any of their agents, lenders or advisors shall directly or indirectly offer or give to any person in the employment of PRASA or any other Government official or any of the Advisory Team any gift or consideration of any kind as an inducement or reward for appointing a particular Bidder, or for showing or omitting to show favour or disfavour to any of the Bidders, its equity members or the  sub-contractors in relation to the Project.

In the event that any of the prohibited practices contemplated under the above paragraph is committed, PRASA shall be entitled to terminate any Response to RFP’s status and to prohibit such Response to RFP, its equity members, its SPV members, its Sub Contractors and their agents, lenders and advisors from participating in any further part of the procurement of the Project.

  - INSURANCE

Unless specifically provided for in this RFP or draft contracts, Bidders will be required to submit with their Bid for services professional indemnity insurance and works insurance to an extent (if any) if insurance provided by PRASA may not be for the full cover required in terms of the relevant category listed in this RFP.  The Bidder is advised to seek qualified advice regarding insurance.

  - No Contact Policy

Bidders may only contact the bid administrator of PRASA as per the terms of the Communication Structure established by this RFP, except in the case of pre-existing commercial relationships, in which case contact may be maintained only with respect thereto and, in making such contact, no party may make reference to the Project or this RFP.

  - Conflict of Interest

No Bidder member, subcontractor or advisor of the response to RFP may be a member of or in any other way participate or be involved, either directly or indirectly in more than one response to RFP or response to RFP during any stage of the Project procurement process, but excluding specialist suppliers of systems and equipment, non-core service providers or financial or commercial institutions whose role is limited purely to lending money or advancing credit to the response to RFP. Bidders are to sign the declaration of interest form. In order to prevent the conflict or potential conflict of interest between Lenders and Bidders to RFP, no advisors or the Contractor/s or Consortium/s to any response to RFP, consortium member or subcontractor may fulfil the role of arranger, underwriter and/or lead bank to the response to RFP. PRASA may disqualify the response to RFP from further participation in the event of a failure to comply with this provision. PRASA views the potential conflict of interest so great as to warrant the reduction of competition for advisory services.

  - Collusion AND CORRUPTION

Any Bidder shall, without prejudice to any other remedy available to PRASA, be disqualified, where the response to RFP –

- communicates to a person other than persons nominated by PRASA a material part of its response to RFP;  or

- Enters into any Contract or arrangement with any other person or entity that it shall refrain from submitting a response to RFP to this RFP or as to any material part of its Response to RFP to this RFP (refer the prohibition contained in Section 4(1)(b)(iii) of the Competition Act 89 of 1998). .  The Bidders represents that the Bidder has not, directly or indirectly, entered into any agreement, arrangement or understanding or any such like for the purpose of, with the intention to, enter into collusive Biding or with reasonable appreciation that, collusive any agreement, arrangement or understanding or any such like may result in or have the effect of collusive Biding. The Bidder undertakes that in the process of the Bid but prior to PRASA awarding the Bid to a preferred bidder become involved in or be aware of or do or caused to be done any agreement, arrangement or understanding or any such like for the purpose of or which may result in or have the effect of a collusive Bid, the Bidder will notify PRASA of such any agreement, arrangement or understanding or any such like.;  or

- offers or agrees to pay or give any sum of money, inducement or valuable consideration directly or indirectly to any person for doing or having done, or causing, or having caused to be done any act or omission in relation to the RFP Process or any proposed response to RFP (provided nothing contained in this paragraph shall prevent a response to RFP from paying any market-related commission or bonus to its employees or contractors within the agreed terms of their employment or contract).

  - Consortium Changes

If exceptional circumstances should arise in which a after the submission to the bid and after closing date of submission of bids, there is change in the composition of the Bidder, either through substitution or omission of any member of the Bidder:

- The Response to RFP must notify PRASA in writing of the proposed changes supported by complete details of the material reasons for the changes, the parties impacted by the changes and the impact on the response to RFP.

- PRASA shall evaluate the reasons advanced by the Bidder for the requested changes to the Bidder structure and where PRASA is not satisfied that the reasons advanced are reasonable or material, refuse to accept the change and disqualify the response to RFP, or notify the Bidder in writing of its non-acceptance of the changes and require the Bidder to propose a suitable alternative to PRASA within 10 (TEN) days of its receipt of the decision of PRASA, upon receipt of which PRASA shall -

- Evaluate the alternative proposed for suitability to PRASA, and where the alternative is accepted by PRASA, inform the Bidder  in writing of such acceptance and PRASA shall reassess the response to RFP against the RFP requirements and criteria; or

- Where the alternative is not accepted by PRASA, inform the Bidder in writing of such non-acceptance as well as its disqualification from the RFP Process.

- Where PRASA is satisfied that the changes requested under (i) above are reasonable and material, the response to RFP, shall be allowed to effect the required changes and PRASA shall reassess the response to RFP against the RFP requirements and criteria.

  - Costs of Response to the RFP Submission

All costs and expenses associated with or incurred by the Bidder in relation to any stage of the Project, shall be borne by the Bidder. PRASA shall not be liable for any such costs or expenses or any claim for reimbursement of such costs or expenses.

To avoid doubt, PRASA shall not be liable for any samples submitted by the Bidder in support of their Responses to RFP and reserves the right not to return to them such samples and to dispose of them at its discretion.

  - Response to the RFP Warranty

Bidders must provide a warranty as part of their Responses to RFP that their Responses to RFP are true and correct in all respects, that it does not contain a misrepresentation of any kind and that the taxes of all members of the Bidder company, consortium members and or subcontractors are in order and none of the members are undergoing corruption or any criminal-related investigations or have any past convictions for fraud or corruption.

- CONDITIONS OF TENDER

General

| Actions | 1 | PRASA's Representative and each tenderer submitting a tender shall act as stated in these Conditions of Tender and in a manner which is fair, equitable, transparent, competitive and cost-effective. |
| --- | --- | --- |
| Interpretation | 2 | Terms shown in italics vary for each tender. The details of each term for this tender are identified in the Request for Tender / Scope of work/ specification. Terms shown in capital initials are defined terms in the appropriate conditions of contract. |
|  | 3 | Any additional or amended requirements in the Scope of work/ specification, and additional requirements given in the Schedules in the tender returnables are deemed to be part of these Conditions of Tender. |
|  | 4 | The Conditions of Tender and the Scope of work/ specification shall form part of any contract arising from this invitation to tender. |
| Communication | 5 | Each communication between PRASA and a tenderer shall be to or from PRASA's Representative only, and in a form that can be read, copied and recorded. Communication shall be in the English language. PRASA takes no responsibility for non-receipt of communications from or by a tenderer. |
| PRASA's rights to accept or reject any tender | 6 | PRASA may accept or reject any variation, deviation, tender, or alternative tender, and may cancel the tender process and reject all tenders at any time prior to the formation of a contract. PRASA or PRASA's Representative will not accept or incur any liability to a tenderer for such cancellation and rejection, but will give reasons for the action. PRASA reserves the right to accept the whole or any part of any tender. |
|  | 7 | After the cancellation of the tender process or the rejection of all tenders PRASA may abandon the proposed work and services, have it performed in any other manner, or re-issue a similar invitation to tender at any time. |

Tenderer's obligations

|  |  | The tenderer shall comply with the following obligations when submitting a tender and shall: |
| --- | --- | --- |
| Eligibility | 1 | Submit a tender only if the tenderer complies with the criteria stated in the Scope of work/ specification. |
| Cost of tendering | 2 | Accept that PRASA will not compensate the tenderer for any costs incurred in the preparation and submission of a tender. |
| Check documents | 3 | Check the tender documents on receipt, including pages within them, and notify PRASA's Representative of any discrepancy or omissions in writing. |
| Copyright of documents | 4 | Use and copy the documents provided by PRASA only for the purpose of preparing and submitting a tender in response to this invitation. |
| Standardised specifications and other publications | 5 | Obtain, as necessary for submitting a tender, copies of the latest revision of standardised specifications and other publications, which are not attached but which are incorporated into the tender documents by reference. |
| Acknowledge receipt | 6 | Preferably complete the Receipt of invitation to submit a tender form attached to the Letter of Invitation and return it within five days of receipt of the invitation. |
|  | 7 | Acknowledge receipt of Addenda / Tender Briefing Notes to the tender documents, which PRASA's Representative may issue, and if necessary apply for an extension to the deadline for tender submission, in order to take the Addenda into account. |
| Site visit and / or clarification meeting | 8 | Attend a site visit and/or clarification meeting at which tenderers may familiarise themselves with the proposed work, services or supply, location, etc. and raise questions, if provided for in the Scope of work/ specification. Details of the meeting are stated in the RFP document, i-tender website and CIDB website. |
| Seek clarification | 9 | Request clarification of the tender documents, if necessary, by notifying PRASA's Representative earlier than the closing time for clarification of queries. |
| ## Insurance | 10 | Be informed of the risk that needs to be covered by insurance policy. The tenderer is advised to seek qualified advice regarding insurance. |
| Pricing the tender | 11 | Include in the rates, prices, and the tendered total of the prices (if any) all duties, taxes (except VAT), and other levies payable by the successful tenderer. Such duties, taxes and levies are those applicable 14 days prior to the deadline for tender submission. |
|  | 12 | Show Value Added Tax (VAT) payable by PRASA separately as an addition to the tendered total of the prices. |
|  | 13 | Provide rates and prices that are fixed for the duration of the contract and not subject to adjustment except as provided for in the conditions of contract. |
|  | 14 | State the rates and Prices in South African Rand unless instructed otherwise as an additional condition in the Scope of work/ specification. The selected conditions of contract may provide for part payment in other currencies. |
| Alterations to documents | 15 | Not make any alterations or an addition to the tender documents, except to comply with instructions issued by PRASA’s Representative or if necessary to correct errors made by the tenderer. All such alterations shall be initialled by all signatories to the tender. Corrections may not be made using correction fluid, correction tape or the like. |
| Alternative tenders | 16 | Submit alternative tenders only if a main tender, strictly in accordance with all the requirements of the tender documents is also submitted. The alternative tender is submitted with the main tender together with a schedule that compares the requirements of the tender documents with the alternative requirements the tenderer proposes. |
|  | 17 | Accept that an alternative tender may be based only on the criteria stated in the Scope of work/ specification and as acceptable to PRASA. |
| Submitting a tender | 18 | Submit a tender for providing the whole of the works, services or supply identified in the Contract Data unless stated otherwise as an additional condition in the Scope of work/ specification. |
| NOTE: | 19 | Return the completed and signed PRASA Tender Forms and SBD forms provided with the tender. Failure to submit all the required documentation will lead to disqualification |
|  | 20 | Submit the tender as an original plus 1 copy and an electronic version which should be contained in Memory Cards clearly marked in the Bidders name as stated in the RFP and provide an English translation for documentation submitted in a language other than English. Tenders may not be written in pencil but must be completed in ink. |
|  | 21 | Sign and initial the original and all copies of the tender where indicated. PRASA will hold the signatory duly authorised and liable on behalf of the tenderer. |
|  | 22 | Seal the original and each copy of the tender as separate packages marking the packages as "ORIGINAL" and "COPY". Each package shall state on the outside PRASA's address and invitation to tender number stated in the Scope of work/ specification, as well as the tenderer's name and contact address. Where the tender is based on a two envelop system tenderers should further indicate in the package whether the document is envelope / box 1 or 2. |
|  | 23 | Seal original and copies together in an outer package that states on the outside only PRASA's address and invitation to tender number as stated in the Scope of work/ specification. The outer package should be marked “CONFIDENTIAL” |
|  | 24 | Accept that PRASA will not assume any responsibility for the misplacement or premature opening of the tender if the outer package is not sealed and marked as stated. |
|  |  | Note: PRASA prefers not to receive tenders by post, and takes no responsibility for delays in the postal system or in transit within or between PRASA offices. PRASA prefers not to receive tenders by fax, PRASA takes no responsibility for difficulties in transmission caused by line or equipment faults. Where tenders are sent via courier, PRASA takes no responsibility for tenders delivered to any other site than the tender office. PRASA employees are not permitted to deposit a tender into the PRASA tender box on behalf of a tenderer, except those lodged by post or courier. |
| Closing time | 25 | Ensure that PRASA has received the tender at the stated address with the Scope of work / specification no later than the deadline for tender submission. Proof of posting will not be taken by PRASA as proof of delivery. PRASA will not accept a tender submitted telephonically, by Fax, E-mail or by telegraph unless stated otherwise in the Scope of work/ specification. |
|  | 26 | Accept that, if PRASA extends the deadline for tender submission for any reason, the requirements of these Conditions of Tender apply equally to the extended deadline. |
| Tender validity | 27 | Hold the tender(s) valid for acceptance by PRASA at any time within the validity period after the deadline for tender submission. |
|  | 28 | Extend the validity period for a specified additional period if PRASA requests the tenderer to extend it. A tenderer agreeing to the request will not be required or permitted to modify a tender, except to the extent PRASA may allow for the effects of inflation over the additional period. |
| Clarification of tender after submission | 29 | Provide clarification of a tender in response to a request to do so from PRASA's Representative during the evaluation of tenders. This may include providing a breakdown of rates or Prices. No change in the total of the Prices or substance of the tender is sought, offered, or permitted except as required by PRASA's Representative to confirm the correction of arithmetical errors discovered in the evaluation of tenders. The total of the Prices stated by the tenderer as corrected by PRASA's Representative with the concurrence of the tenderer, shall be binding upon the tenderer |
| Submit bonds, policies etc. | 30 | If instructed by PRASA's Representative (before the formation of a contract), submit for PRASA's acceptance, the bonds, guarantees, policies and certificates of insurance required to be provided by the successful tenderer in terms of the conditions of contract. |
|  | 31 | Undertake to check the final draft of the contract provided by PRASA's Representative, and sign the Form of Agreement all within the time required. |
|  | 32 | Where an agent on behalf of a principal submits a tender, an authenticated copy of the authority to act as an agent should be submitted with the tender. |
| Fulfil BEE requirements | 33 | Comply with PRASA’s requirements regarding BBBEE Suppliers. |

## PRASA's undertakings

|  |  | PRASA, and PRASA's Representative, shall: |
| --- | --- | --- |
| Respond to clarification | 1 | Respond to a request for clarification received earlier than the closing time for clarification of queries. The response is notified to all tenderers. |
| Issue Addenda | 2 | If necessary, issue to each tenderer from time to time during the period from the date of the Letter of Invitation until the closing time for clarification of queries, Addenda that may amend, amplify, or add to the tender documents. If a tenderer applies for an extension to the deadline for tender submission, in order to take Addenda into account in preparing a tender, PRASA may grant such an extension and PRASA's Representative shall notify the extension to all tenderers. |
| Return late tenders | 3 | Return tenders received after the deadline for tender submission unopened to the tenderer submitting a late tender. Tenders will be deemed late if they are not in the designated tender box at the date and time stipulated as the deadline for tender submission. |
| Non-disclosure | 4 | Not disclose to tenderers, or to any other person not officially concerned with such processes, information relating to the evaluation and comparison of tenders and recommendations for the award of a contract. |
| Grounds for rejection | 5 | Consider rejecting a tender if there is any effort by a tenderer to influence the processing of tenders or contract award. |
| Disqualification | 6 | Instantly disqualify a tenderer (and his tender) if it is established that the tenderer offered an inducement to any person with a view to influencing the placing of a contract arising from this invitation to tender. |
| Test for responsiveness | 7 | Determine before detailed evaluation, whether each tender properly received - meets the requirements of these Conditions of Tender, - has been properly signed, and - is responsive to the requirements of the tender documents. |
|  | 8 | Judge a responsive tender as one which conforms to all the terms, conditions, and specifications of the tender documents without material deviation or qualification. A material deviation or qualification is one which, in PRASA 's opinion would - detrimentally affect the scope, quality, or performance of the works, services or supply identified in the Contract Data, - change PRASA's or the tenderer's risks and responsibilities under the contract, or - affect the competitive position of other tenderers presenting responsive tenders, if it were to be rectified. |
| Non-responsive tenders | 10 | Reject a non-responsive tender, and not allow it to be subsequently made responsive by correction or withdrawal of the non-conforming deviation or reservation. |
| Arithmetical errors | 11 | Check responsive tenders for arithmetical errors, correcting them as follows: - Where there is a discrepancy between the amounts in figures and in words, the amount in words shall govern. - If a bill of quantities applies and there is a discrepancy between the rate and the line item total, resulting from multiplying the rate by the quantity, the rate as quoted shall govern. Where there is an obviously gross misplacement of the decimal point in the rate, the line item total as quoted shall govern, and the rate will be corrected. - Where there is an error in the total of the Prices, either as a result of other corrections required by this checking process or in the tenderer's addition of prices, the total of the Prices, if any, will be corrected. |
|  | 12 | Reject a tender if the tenderer does not accept the corrected total of the Prices (if any). |
| Evaluating the tender | 13 | Evaluate responsive tenders in accordance with the procedure stated in the RFP / Scope of work/ specification. The evaluated tender price will be disclosed only to the relevant PRASA tender committee and will not be disclosed to tenderers or any other person. |
| Clarification of a tender | 14 | Obtain from a tenderer clarification of any matter in the tender which may not be clear or could give rise to ambiguity in a contract arising from this tender if the matter were not to be clarified. |
| Acceptance of tender | 15 | Notify PRASA's acceptance to the successful tenderer before the expiry of the validity period, or agreed additional period. Providing the notice of acceptance does not contain any qualifying statements, it will constitute the formation of a contract between PRASA and the successful tenderer. |
| Notice to unsuccessful tenderers | 16 | After the successful tenderer has acknowledged PRASA’s notice of acceptance, notify other tenderers that their tenders have not been accepted, following PRASA’s current procedures. |
| Prepare contract documents | 17 | Revise the contract documents issued by PRASA as part of the tender documents to take account of - Addenda issued during the tender period, - inclusion of some of the tender returnables, and - other revisions agreed between PRASA and the successful tenderer, before the issue of PRASA's notice of acceptance (of the tender). |
| Issue final contract | 18 | Issue the final contract documents to the successful tenderer for acceptance within one week of the date of PRASA's notice of acceptance. |
| Sign Form of Agreement | 19 | Arrange for authorised signatories of both parties to complete and sign the original and one copy of the Form of Agreement within two weeks of the date of PRASA's notice of acceptance of the tender. If either party requires the signatories to initial every page of the contract documents, the signatories for the other party shall comply with the request. |
| Provide copies of the contracts | 20 | Provide to the successful tenderer the number of copies stated in the Scope of work/ specification of the signed copy of the contracts within three weeks of the date of PRASA's acceptance of the tender. |