Please note that the Tender Document will be available on Friday the 24th May 2024

This document contains only the specification

NB: This is not a tender document

# TERMS OF REFERENCE

# FOR

APPOINTMENT OF CONTRACTOR FOR CONSTRUCTION OF NANCEFIELD EXT 9&10 PAVED ROAD PHASE 3

TABLE OF CONTENTS

CONTENTS										PAGE

- Introduction									3

- Project background								3

- Purpose									3

- Project Scope								3

- Deliverables									3

7.	Project duration						                        3

8.	Duties of project manager							4

9.   	Contractor capability								4

10.	Bids evaluations       						            5

11.	Financial implications						            5

12.	Legal implications                                                                                        6

13.	Briefing										 6

Introduction

Nancefield Ext 9&10 paved road phase 3 is planned to be implemented on financial year 2024/25 as per IDP, the project is funded by Municipal infrastructure grant and the project is to be implemented at Musina Nancefield in ward 6. The municipality appointed the service provider for design and supervision of the project.

# Project Background

The above-mentioned project is planned for implementation for 2024/25 financial year.

Purpose

The purpose of this project is to establish the Nancefield Ext 9&10 paved road phase 3 under the jurisdiction of Musina Local Municipality.

Project objectives

The focus is to deliver the service to the community of ward 6 and Musina as a whole. The project will also benefit the surrounding community in terms of temporary jobs creation

Project Scope

The scope of work for the appointed service provider will include the following:

- Upgrade from gravel to Surfaced (80mm interlocking paving blocks) 1.832 km road, including storm water Management.

- Clearing, excavation, storm water management, kerbing, laying paving blocks, speed humps, road signs and road markings.

DELIVERABLES (CONTRACTOR)

Contractor will be required to deliver the following:

- Construction works.- setting out, excavations, layer works, paving, kerbing and cleaning and finishing

- Apply specifications

PROJECT DURATION

The project should be completed within (8) months from the date of the handover to the contractor.

Duties of Project Manager

The Project Manager will be responsible for all project management duties such as:

Siting out of works, resource planning and management, developing schedules, reporting etc.

CONTRACTOR CAPABILITY

Refer to table 1 to 4 to be completed.

Table 1: Company’s reputation & references: (Civil engineering works experience)

| No. | Target Goals: List reference with details(civil engineering works) | Number of projects |
| --- | --- | --- |
| 1. | R10,1m to R20m |  |
| 2. | R20,1m to R30m |  |
| 3. | More than R30 |  |

NB: Please attach at least 4 appointment letters & completion certificates

Table 2: Personnel knowledge & experience:

| No. | Target goals | Number of personnel |
| --- | --- | --- |
| 1. | N6 Certificate in Civil engineering |  |
| 2. | National diploma: civil engineering + 1 to 5 yrs. experience in civil engineering roads works/structures |  |
| 3. | National diploma: civil engineering with more than 5 yrs. experience in civil engineering roads works |  |
| 4. | Register with ECSA as a: Professional technician/Technologist/Engineer |  |

NB: Please attach the employment structure with CV’s & copies of qualifications

Table 3: Financial status

|  | Rating |
| --- | --- |
| Bank rating C or higher | Attach proof |

NB: attach Bank letter to confirm bank rating

Provide list of Plant & Equipment’s which you own.

NB: Proof of ownership of plants must be submitted with tender

Evaluation of bids

1st stage: ADMINISTRATIVE COMPLIANCE

Check whether the bidder has submitted all documents

Tax Compliant Status Pin Issued

Confirmation of VAT Registration

Copy of municipal rates and taxes statement of account not older than three months for all directors and for the company

CIDB Grading of 6CE or higher

Attach CSD Report

Letter of Good standing from Workman’s Compensation

Letter of Good standing from UIF

Certified ID copies of all members / owners / shareholders / Trustees

Certified copies of CC or Company registration Certificate

Certified copy of 3yrs Audited Financial Statements of company

All other documents as indicated in the General Conditions Document

All pages must be initialed including drawings

2rd stage:  PRICING & SPECIFIC GOALS

The 80/20 points will be as follows:

| Price Assessment | 80 Points |
| --- | --- |
| TOTAL A | 80 |

| Designated groups | Number of points (80/20) |
| --- | --- |
| Points for HDI status ( At least 51% Black owned) | 10 |
| Points for 51% Women’s Equity | 4 |
| Points for black person with Disability | 3 |
| Points for 51% owned Youth firm | 3 |
| Form not completed or submitted | 0 |
| TOTAL B | 20 |

TOTAL A + B = 100

LEGAL IMPLICATIONS

The supply chain management processes to be followed.

BRIEFING

Compulsory briefing cession will not be conducted.

Inquiry should be directed to:	SCM: marys@musina.gov.za

Technical: mukondelelin@musina.gov.za