Annexure C4: Site Information PR10417390

Supply, Install, Commission Electrical protection(retrofit) relays for Engine Room 3, Eikenhof pumping station

Attention winning bidder-

*Successful supplier must submit a complete Safety File for Induction at Zwartkopjes Risk Department within 10 days of receiving official order number, for approval.

*Successful supplier must submit the Quality Control Plan as well as the programme within 2 weeks after the approval of the scope of work.

* Progress meetings will be required for duration of the project.

*Suppliers make use of their own equipment; no Rand Water equipment will be made available

Annexure C4: Site Information

1. SITE LOCATION- Eikenhof Pumping station.

The Site of the work is situated GPS coordinates (-26.308665105288835) along R82 freeway, on the west of the Mall of the South

2.	SAFETY. All people visiting the site during the briefing session shall wear safety shoes and ear protection.