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[bookmark: Summary]TENDER NO. TECH/02/2026-27

PROVISION OF CONSULTACY SERVICES & REFURBISHMENT OF THABAZIBI WASTEWATE TREATMENT WORKS


(To facilitate the reading out of tender parameters at the opening of tenders, the Tenderer shall complete this form and submit it with his/her tender. This form does not replace the Form of Offer, C1.1, which must be completed).

SUMMARY FOR TENDER OPENING PURPOSES

Name of Contractor submitting the tender: 	

Tender amount (as stated in the Form of Offer): R 	

Alternative Tender offered? 	 (Yes / No)
If “Yes” state amount: R 	 Alternative Tender

Alternative Time for Completion offered: 	 (Yes / No)
If “Yes” state duration: 	 Alternative Tender:	


Details of contact person:

Name (Print):  	

Telephone No:  		Fax No:  	

Cell Phone:  	

E-mail Address:  	

Is Form of Offer signed by Tenderer and Witnesses?



SIGNATURE:  	
(of person authorised to sign the tender)


Note: In the event of conflict between the data provided in this summary and that given in the Form of Offer, C1.1, the latter shall prevail.

 		                                                                                   
		TENDER NO. TECH/02/2026-27
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PART T1: TENDERING PROCEDURES


T1.3
Part T1: Tendering procedures		T1.1: Tender Notice and Invitation to Tender



T1.1	TENDER NOTICE AND INVITATION TO TENDER

Thabazimbi Local Municipality hereby invites suitable Contractors registered with the Construction Industry Development Board (CIDB) for the Thabazimbi Wastewater Treatment Works refurbishment 
Below are the significant details per project: 
	Tender Number
	CIDB Grading
	Description
	Compulsory Briefing Session
	Functionality
	Evaluation Criteria
	Closing
Date And
Time
	Minimum Score for Functionality
	Contact Person

	
	
	
	Date & Time
	Venue
	Cost
	
	
	
	
	

	TECH/02/2026-27

	7CE or Higher
	Refurbishment of Thabazimbi Wastewater Treatment Works (Turnkey Project) 
	17/07/2026
	Thabazimbi Municipality ABSA Building 10h30am
	R5750.00
	Company Experience (40) Key personnel (45)
Quality Assurance (5)
Approach & Methodology (10)

80/20 Scoring Points
a) Price (80)
b) Specific Goals (20) 
	80/20
	11/08/2026
Time:
12H00
	70%
	Technical Enquiries: 
S. Thompson
 071 777 8640
Procurement Enquiries:
P Selalome
064 667 1431



A compulsory briefing session will be held on the dates and times specified above at the Municipal ABSA Building.
The bids are to be submitted at the tender box of Thabazimbi Local Office at No:7 Rietbok Thabazimbi by the closing date and time as above mentioned where they are open in public. No late telefaxed or document found in any other places or proposal from service providers who have not attended the compulsory briefing session will not be considered.
Bidders should take note of the following bidding conditions:

1.	Thabazimbi Municipality Supply Chain Management Policy shall apply in the evaluation and awarding of the Tender.
2.	Thabazimbi Municipality does not bind itself to accept the lowest tender reserves the right to accept the whole or part of the Tender and reserves not to appoint.
3.	The Bid validity shall be 90 (Ninety) days from the date of closure.
4.	Bidders  must provide proof of the following to avoid disqualification :  Valid CSD report not older than three (3) months , SAPS certificate , ID copy Copies of all directors , statements of municipality rate and taxes for both company and director(s) (not older than 3 months)/ letter from traditional authority not older than 3 months/ lease agreement , key personnel/ personnel/service team’s experience (attach certified copies of qualification and CV;CK/Company registration valid tax pin, proof of work experience (attach relevant appointment letter).All the relevant returnable documents are attached to the document.
5.	The minimum score for functionality will be as stated above and bidders who score below will not be evaluated further on price and specific goals specified for the tender.
6.	Document availability – 17 July 2026
•	Pay the non-refundable R 5750.00 tender fee into the municipal account:
o	Account Name: Thabazimbi Local Municipality
o	Bank Name: ABSA
o	Account Number:158000 0009
o	Branch Code:632005
o	Reference: [Insert Tender Number or Bidder Name]
•	Tender document to be downloaded on the website and payment receipt (Proof of payment) to be attached on the document 
•	Failure to attach the proof of payment may result in disqualification.
•	Tender documents can also be obtained from the following websites.
o	Municipal Website
o	E-Tender Publication Portal

NB: Failure to attach the proof of payment may result in disqualification. We apologize for any inconvenience caused and appreciate your understanding.



_______________________________________
Mr. GC Letsoalo (CA) SA
MUNICIPAL MANAGER




[bookmark: Tender_Data]T1.2	STANDARD CONDITIONS OF TENDER 

Note:	This standard is issued in terms of sections 4(f), 5(3)(c) and 5(4)(b) of the Construction Industry Development Board Act, 2000 (Act no. 38 of 2000)(the Act) read with Regulation 24 of the Construction Industry Development Regulations, issued in terms of section 33.
The Standard for Uniformity in Construction Procurement was first published in Board Notice 62 of 2004 in Government Gazette No 26427 of 9 June 2004. It was subsequently amended in Board Notice 67 of 2005 in Government Gazette No 27831 of 22 July 2005, Board Notice 99 of 2005 in Government Gazette No 28127 of 14 October 2005, Board Notice 93 of 2006 in Government Gazette No 29138 of 18 August 2006, Board Notice 9 of 2008 in Government Gazette No 30692, of 1 February 2008 and Board Notice 11 of 2009 in Government Gazette No 31823, of 30 January 2009, Board Notice No 86 of 2010 in Government Gazette No 33239 of 28 May 2010 and Board Notice 136 of 2015 in Government Gazette 38960 of 10 July 2015

Annex F
(normative)
Standard Conditions of Tender
F.1	General
F.1.1	Actions
F.1.1.1	The employer and each tenderer submitting a tender offer shall comply with these conditions of tender. In their dealings with each other, they shall discharge their duties and obligations as set out in F.2 and F.3, timeously and with integrity, and behave equitably, honestly and transparently, comply with all legal obligations and not engage in anticompetitive practices.
F.1.1.2	The employer and the tenderer and all their agents and employees involved in the tender process shall avoid conflicts of interest and where a conflict of interest is perceived or known, declare any such conflict of interest, indicating the nature of such conflict. Tenderers shall declare any potential conflict of interest in their tender submissions. Employees, agents and advisors of the employer shall declare any conflict of interest to whoever is responsible for overseeing the procurement process at the start of any deliberations relating to the procurement process or as soon as they become aware of such conflict, and abstain from any decisions where such conflict exists or recuse themselves from the procurement process, as appropriate.
Note:	1)	A conflict of interest may arise due to a conflict of roles which might provide an incentive for improper acts in some circumstances. A conflict of interest can create an appearance of impropriety that can undermine confidence in the ability of that person to act properly in his or her position even if no improper acts result.
2)	Conflicts of interest in respect of those engaged in the procurement process include direct, indirect or family interests in the tender or outcome of the procurement process and any personal bias, inclination, obligation, allegiance or loyalty which would in any way affect any decisions taken.
F.1.1.3	The employer shall not seek and a tenderer shall not submit a tender without having a firm intention and the capacity to proceed with the contract.
F.1.2	Tender Documents
The documents issued by the employer for the purpose of a tender offer are listed in the tender data.
F.1.3	Interpretation
F.1.3.1	The tender data and additional requirements contained in the tender schedules that are included in the returnable documents are deemed to be part of these conditions of tender.
F.1.3.2	These conditions of tender, the tender data and tender schedules which are only required for tender evaluation purposes, shall not form part of any contract arising from the invitation to tender.
F.1.3.3	For the purposes of these conditions of tender, the following definitions apply:
a)	conflict of interest means any situation in which:
i)	someone in a position of trust has competing professional or personal interests which make it difficult to fulfil his or her duties impartially;
ii)	an individual or organisation is in a position to exploit a professional or official capacity in some way for their personal or corporate benefit; or
iii)	incompatibility or contradictory interests exist between an employee and the organisation which employs that employee.
b)	comparative offer means the price after the factors of a non-firm price and all unconditional discounts it can be utilised to have been taken into consideration;
c)	corrupt practice means the offering, giving, receiving or soliciting of anything of value to influence the action of the employer or his staff or agents in the tender process;
d)	fraudulent practice means the misrepresentation of the facts in order to influence the tender process or the award of a contract arising from a tender offer to the detriment of the employer, including collusive practices intended to establish prices at artificial levels;
e)	organization means a company, firm, enterprise, association or other legal entity, whether incorporated or not, or a public body;
f)	functionality means the totality of features and characteristics of a product or service that bear on its ability to satisfy stated or implied needs.
F.1.4	Communication and employer’s agent
Each communication between the employer and a tenderer shall be to or from the employer's agent only, and in a form that can be readily read, copied and recorded. Communications shall be in the English language. The employer shall not take any responsibility for non-receipt of communications from or by a tenderer. The name and contact details of the employer’s agent are stated in the tender data.
F.1.5	Cancellation and Re-Invitation of Tenders
F1.5.1	An organ of state may, prior to the award of the tender, cancel a tender if-
(a)	due to changed circumstances, there is no longer a need for the services, works or goods requested; or
(b)	funds are no longer available to cover the total envisaged expenditure; or
(c)	no acceptable tenders are received.
F1.5.2	The decision to cancel a tender must be published in the cidb website and in the government Tender Bulletin for the media in which the original tender invitation was advertised.
F.1.6	Procurement procedures
F.1.6.1	General
Unless otherwise stated in the tender data, a contract will, subject to F.3.13, be concluded with the tenderer who in terms of F.3.11 is the highest ranked or the tenderer scoring the highest number of tender evaluation points, as relevant, based on the tender submissions that are received at the closing time for tenders.
F.1.6.2	Competitive negotiation procedure
F.1.6.2.1	Where the tender data require that the competitive negotiation procedure is to be followed, tenderers shall submit tender offers in response to the proposed contract in the first round of submissions. Notwithstanding the requirements of F.3.4, the employer shall announce only the names of the tenderers who make a submission. The requirements of F.3.8 relating to the material deviations or qualifications which affect the competitive position of tenderers shall not apply.
F.1.6.2.2	All responsive tenderers, or not less than three responsive tenderers that are highest ranked in terms of the evaluation method and evaluation criteria stated in the tender data, shall be invited in each round to enter into competitive negotiations, based on the principle of equal treatment and keeping confidential the proposed solutions and associated information. Notwithstanding the provisions of F.2.17, the employer may request that tenders be clarified, specified and fine-tuned in order to improve a tenderer’s competitive position provided that such clarification, specification, fine-tuning or additional information does not alter any fundamental aspects of the offers or impose substantial new requirements which restrict or distort competition or have a discriminatory effect.
F.1.6.2.3	At the conclusion of each round of negotiations, tenderers shall be invited by the employer to make a fresh tender offer, based on the same evaluation criteria, with or without adjusted weightings. Tenderers shall be advised when they are to submit their best and final offer.
F.1.6.2.4	The contract shall be awarded in accordance with the provisions of F.3.11 and F.3.13 after tenderers have been requested to submit their best and final offer.
F.1.6.3	Proposal procedure using the two stage-system
F.1.6.3.1	Option 1
Tenderers shall in the first stage submit technical proposals and, if required, cost parameters around which a contract may be negotiated. The employer shall evaluate each responsive submission in terms of the method of evaluation stated in the tender data, and in the second stage negotiate a contract with the tenderer scoring the highest number of evaluation points and award the contract in terms of these conditions of tender.
F.1.6.3.2	Option 2
F.1.6.3.2.1	Tenderers shall submit in the first stage only technical proposals. The employer shall invite all responsive tenderers to submit tender offers in the second stage, following the issuing of procurement documents.
F.1.6.3.2.2	The employer shall evaluate tenders received during the second stage in terms of the method of evaluation stated in the tender data, and award the contract in terms of these conditions of tender.
F.2	Tenderer’s obligations
F.2.1	Eligibility
F.2.1.1	Submit a tender offer only if the tenderer satisfies the criteria stated in the tender data and the tenderer, or any of his principals, is not under any restriction to do business with employer.
F.2.1.2	Notify the employer of any proposed material change in the capabilities or formation of the tendering entity (or both) or any other criteria which formed part of the qualifying requirements used by the employer as the basis in a prior process to invite the tenderer to submit a tender offer and obtain the employer’s written approval to do so prior to the closing time for tenders.
F.2.2	Cost of tendering
F2.2.1	Accept that, unless otherwise stated in the tender data, the employer will not compensate the tenderer for any costs incurred in the preparation and submission of a tender offer, including the costs of any testing necessary to demonstrate that aspects of the offer complies with requirements.
F2.2.2	The cost of the tender documents charged by the employer shall be limited to the actual cost incurred by the employer for printing the documents. Employers must attempt to make available the tender documents on its website so as not to incur any costs pertaining to the printing of the tender documents.
F.2.3	Check documents
Check the tender documents on receipt for completeness and notify the employer of any discrepancy or omission.
F.2.4	Confidentiality and copyright of documents
Treat as confidential all matters arising in connection with the tender. Use and copy the documents issued by the employer only for the purpose of preparing and submitting a tender offer in response to the invitation.
F.2.5	Reference documents
Obtain, as necessary for submitting a tender offer, copies of the latest versions of standards, specifications, conditions of contract and other publications, which are not attached but which are incorporated into the tender documents by reference.
F.2.6	Acknowledge addenda
Acknowledge receipt of addenda to the tender documents, which the employer may issue, and if necessary apply for an extension to the closing time stated in the tender data, in order to take the addenda into account.

F.2.7	Clarification meeting
Attend, where required, a clarification meeting at which tenderers may familiarize themselves with aspects of the proposed work, services or supply and raise questions. Details of the meeting(s) are stated in the tender data.
F.2.8	Seek clarification
Request clarification of the tender documents, if necessary, by notifying the employer at least five working days before the closing time stated in the tender data.
F.2.9	Insurance
Be aware that the extent of insurance to be provided by the employer (if any) might not be for the full cover required in terms of the conditions of contract identified in the contract data. The tenderer is advised to seek qualified advice regarding insurance.
F.2.10	Pricing the tender offer
F.2.10.1	Include in the rates, prices, and the tendered total of the prices (if any) all duties, taxes (except Value Added Tax (VAT), and other levies payable by the successful tenderer, such duties, taxes and levies being those applicable 14 days before the closing time stated in the tender data.
F2.10.2	Show VAT payable by the employer separately as an addition to the tendered total of the prices.
F.2.10.3	Provide rates and prices that are fixed for the duration of the contract and not subject to adjustment except as provided for in the conditions of contract identified in the contract data.
F.2.10.4	State the rates and prices in Rand unless instructed otherwise in the tender data. The conditions of contract identified in the contract data may provide for part payment in other currencies.
F.2.11	Alterations to documents
Do not make any alterations or additions to the tender documents, except to comply with instructions issued by the employer, or necessary to correct errors made by the tenderer. All signatories to the tender offer shall initial all such alterations.
F.2.12	Alternative tender offers
F.2.12.1	Unless otherwise stated in the tender data, submit alternative tender offers only if a main tender offer, strictly in accordance with all the requirements of the tender documents, is also submitted as well as a schedule that compares the requirements of the tender documents with the alternative requirements that are proposed.
F.2.12.2	Accept that an alternative tender offer may be based only on the criteria stated in the tender data or criteria otherwise acceptable to the employer.
F.2.12.3	An alternative tender offer may only be considered in the event that the main tender offer is the winning tender.
F.2.13	Submitting a tender offer
F.2.13.1	Submit one tender offer only, either as a single tendering entity or as a member in a joint venture to provide the whole of the works, services or supply identified in the contract data and described in the scope of works, unless stated otherwise in the tender data.
F.2.13.2	Return all returnable documents to the employer after completing them in their entirety, either electronically (if they were issued in electronic format) or by writing legibly in non-erasable ink.
F.2.13.3	Submit the parts of the tender offer communicated on paper as an original plus the number of copies stated in the tender data, with an English translation of any documentation in a language other than English, and the parts communicated electronically in the same format as they were issued by the employer.
F.2.13.4	Sign the original and all copies of the tender offer where required in terms of the tender data. The employer will hold all authorized signatories liable on behalf of the tenderer. Signatories for tenderers proposing to contract as joint ventures shall state which of the signatories is the lead partner whom the employer shall hold liable for the purpose of the tender offer.
F.2.13.5	Seal the original and each copy of the tender offer as separate packages marking the packages as "ORIGINAL" and "COPY". Each package shall state on the outside the employer's address and identification details stated in the tender data, as well as the tenderer's name and contact address.
F.2.13.6	Where a two-envelope system is required in terms of the tender data, place and seal the returnable documents listed in the tender data in an envelope marked ―financial proposal‖ and place the remaining returnable documents in an envelope marked ―technical proposal‖. Each envelope shall state on the outside the employer’s address and identification details stated in the tender data, as well as the tenderer's name and contact address.
F.2.13.7	Seal the original tender offer and copy packages together in an outer package that states on the outside only the employer's address and identification details as stated in the tender data.
F.2.13.8	Accept that the employer will not assume any responsibility for the misplacement or premature opening of the tender offer if the outer package is not sealed and marked as stated.
F.2.13.9	Accept that tender offers submitted by facsimile or e-mail will be rejected by the employer, unless stated otherwise in the tender data.
F.2.14	Information and data to be completed in all respects
Accept that tender offers, which do not provide all the data or information requested completely and in the form required, may be regarded by the employer as non-responsive.
F.2.15	Closing time
F.2.15.1	Ensure that the employer receives the tender offer at the address specified in the tender data not later than the closing time stated in the tender data. Accept that proof of posting shall not be accepted as proof of delivery.
F.2.15.2	Accept that, if the employer extends the closing time stated in the tender data for any reason, the requirements of these conditions of tender apply equally to the extended deadline.
F.2.16	Tender offer validity
F.2.16.1	Hold the tender offer(s) valid for acceptance by the employer at any time during the validity period stated in the tender data after the closing time stated in the tender data.
F.2.16.2	If requested by the employer, consider extending the validity period stated in the tender data for an agreed additional period with or without any conditions attached to such extension.
F.2.16.3	Accept that a tender submission that has been submitted to the employer may only be withdrawn or substituted by giving the employer’s agent written notice before the closing time for tenders that a tender is to be withdrawn or substituted.
F.2.16.4	Where a tender submission is to be substituted, submit a substitute tender in accordance with the requirements of F.2.13 with the packages clearly marked as “SUBSTITUTE”.
F.2.17	Clarification of tender offer after submission
Provide clarification of a tender offer in response to a request to do so from the employer during the evaluation of tender offers. This may include providing a breakdown of rates or prices and correction of arithmetical errors by the adjustment of certain rates or item prices (or both). No change in the competitive position of tenderers or substance of the tender offer is sought, offered, or permitted.
Note:	Sub-clause F.2.17 does not preclude the negotiation of the final terms of the contract with a preferred tenderer following a competitive selection process, should the Employer elect to do so.
F.2.18	Provide other material
F.2.18.1	Provide, on request by the employer, any other material that has a bearing on the tender offer, the tenderer’s commercial position (including notarized joint venture agreements), preferencing arrangements, or samples of materials, considered necessary by the employer for the purpose of a full and fair risk assessment. Should the tenderer not provide the material, or a satisfactory reason as to why it cannot be provided, by the time for submission stated in the employer’s request, the employer may regard the tender offer as non-responsive.
F.2.18.2	Dispose of samples of materials provided for evaluation by the employer, where required.

F.2.19	Inspections, tests and analysis
Provide access during working hours to premises for inspections, tests and analysis as provided for in the tender data.
F.2.20	Submit securities, bonds and policies
If requested, submit for the employer’s acceptance before formation of the contract, all securities, bonds, guarantees, policies and certificates of insurance required in terms of the conditions of contract identified in the contract data.
F.2.21	Check final draft
Check the final draft of the contract provided by the employer within the time available for the employer to issue the contract.
F.2.22	Return of other tender documents
If so instructed by the employer, return all retained tender documents within 28 days after the expiry of the validity period stated in the tender data.
F.2.23	Certificates
Include in the tender submission or provide the employer with any certificates as stated in the tender data.
F.3	The employer’s undertakings
F.3.1	Respond to requests from the tenderer
F.3.1.1	Unless otherwise stated in the tender Data, respond to a request for clarification received up to five working days before the tender closing time stated in the Tender Data and notify all tenderers who drew procurement documents.
F.3.1.2	Consider any request to make a material change in the capabilities or formation of the tendering entity (or both) or any other criteria which formed part of the qualifying requirements used to prequalify a tenderer to submit a tender offer in terms of a previous procurement process and deny any such request if as a consequence:
a)	an individual firm, or a joint venture as a whole, or any individual member of the joint venture fails to meet any of the collective or individual qualifying requirements;
b)	the new partners to a joint venture were not prequalified in the first instance, either as individual firms or as another joint venture; or
c)	in the opinion of the Employer, acceptance of the material change would compromise the outcome of the prequalification process.
F.3.2	Issue Addenda
If necessary, issue addenda that may amend or amplify the tender documents to each tenderer during the period from the date that tender documents are available until three days before the tender closing time stated in the Tender Data. If, as a result a tenderer applies for an extension to the closing time stated in the Tender Data, the Employer may grant such extension and, shall then notify all tenderers who drew documents.
F.3.3	Return late tender offers
Return tender offers received after the closing time stated in the Tender Data, unopened, (unless it is necessary to open a tender submission to obtain a forwarding address), to the tenderer concerned.
F.3.4	Opening of tender submissions
F.3.4.1	Unless the two-envelope system is to be followed, open valid tender submissions in the presence of tenderers’ agents who choose to attend at the time and place stated in the tender data. Tender submissions for which acceptable reasons for withdrawal have been submitted will not be opened.
F.3.4.2	Announce at the meeting held immediately after the opening of tender submissions, at a venue indicated in the tender data, the name of each tenderer whose tender offer is opened and, where applicable, the total of his prices offer only.
F.3.4.3	Make available the record outlined in F.3.4.2 to all interested persons upon request.
F.3.5	Two-envelope system
F.3.5.1	Where stated in the tender data that a two-envelope system is to be followed, open only the technical proposal of valid tenders in the presence of tenderers’ agents who choose to attend at the time and place stated in the tender data and announce the name of each tenderer whose technical proposal is opened.
F.3.5.2	Evaluate functionality of the technical proposals offered by tenderers, then advise tenderers who remain in contention for the award of the contract of the time and place when the financial proposals will be opened. Open only the financial proposals of tenderers, who score in the functionality evaluation more than the minimum number of points for functionality stated in the tender data, and announce the score obtained for the technical proposals and the total price and any points claimed on Specific Goals. Return unopened financial proposals to tenderers whose technical proposals failed to achieve the minimum number of points for functionality.
F.3.6	Non-disclosure
Not disclose to tenderers, or to any other person not officially concerned with such processes, information relating to the evaluation and comparison of tender offers, the final evaluation price and recommendations for the award of a contract, until after the award of the contract to the successful tenderer.
F.3.7	Grounds for rejection and disqualification
Determine whether there has been any effort by a tenderer to influence the processing of tender offers and instantly disqualify a tenderer (and his tender offer) if it is established that he engaged in corrupt or fraudulent practices.
F.3.8	Test for responsiveness
F.3.8.1	Determine, after opening and before detailed evaluation, whether each tender offer properly received:
a)	complies with the requirements of these Conditions of Tender,
b)	has been properly and fully completed and signed, and
c)	is responsive to the other requirements of the tender documents.
F.3.8.2	A responsive tender is one that conforms to all the terms, conditions, and specifications of the tender documents without material deviation or qualification. A material deviation or qualification is one which, in the Employer's opinion, would:
a)	detrimentally affect the scope, quality, or performance of the works, services or supply identified in the Scope of Work,
b)	significantly change the Employer's or the tenderer's risks and responsibilities under the contract, or
c)	affect the competitive position of other tenderers presenting responsive tenders, if it were to be rectified.
Reject a non-responsive tender offer, and not allow it to be subsequently made responsive by correction or withdrawal of the non-conforming deviation or reservation.
F.3.9	Arithmetical errors, omissions and discrepancies
F.3.9.1	Check the highest ranked tender or tenderer with the highest number of tender evaluation points after the evaluation of tender offers in accordance with F.3.11 for:
a)	the gross misplacement of the decimal point in any unit rate;
b)	omissions made in completing the pricing schedule or bills of quantities; or
c)	arithmetic errors in:
i)	line item totals resulting from the product of a unit rate and a quantity in bills of quantities or schedules of prices; or
ii)	the summation of the prices.
F3.9.2	The employer must correct the arithmetical errors in the following manner:
a)	Where there is a discrepancy between the amounts in words and amounts in figures, the amount in words shall govern.
b)	If bills of quantities or pricing schedules apply and there is an error in the line item total resulting from the product of the unit rate and the quantity, the line item total shall govern and the rate shall be corrected. Where there is an obviously gross misplacement of the decimal point in the unit rate, the line item total as quoted shall govern, and the unit rate shall be corrected.
c)	Where there is an error in the total of the prices either as a result of other corrections required by this checking process or in the tenderer's addition of prices, the total of the prices shall govern and the tenderer will be asked to revise selected item prices (and their rates if bills of quantities apply) to achieve the tendered total of the prices.
Consider the rejection of a tender offer if the tenderer does not correct or accept the correction of the arithmetical error in the manner described above.
F.3.10	Clarification of a tender offer
Obtain clarification from a tenderer on any matter that could give rise to ambiguity in a contract arising from the tender offer.
F.3.11	Evaluation of tender offers
F.3.11.1	General
Appoint an evaluation panel of not less than three persons. Reduce each responsive tender offer to a comparative offer and evaluate them using the tender evaluation methods and associated evaluation criteria and weightings that are specified in the tender data.
F.3.11.2	Method 1: Price and Preference
In the case of a price and preference:
1)	Score tender evaluation points for price
2)	Score points for Specific Goals contribution
3)	Add the points scored for price and Specific Goals.
F.3.11.3	Method 2: Functionality, Price and Preference
In the case of a functionality, price and preference:
1)	Score functionality, rejecting all tender offers that fail to achieve the minimum number of points for functionality as stated in the Tender Data.
2)	No tender must be regarded as an acceptable tender if it fails to achieve the minimum qualifying score for functionality as indicated in the tender invitation.
3)	Tenders that have achieved the minimum qualification score for functionality must be evaluated further in terms of the preference points system prescribed in paragraphs 4 and 4 and 5 below.
The 80/20 preference point system for acquisition of services, works or goods up to Rand value of R50 million
(4)(a)(i)	The following formula must be used to calculate the points for price in respect of tenders (including price quotation) with a rand value equal to, or above R 30 000 and up to Rand value of R 50 000 000 (all applicable taxes included):
Ps = 80 (1 – Pt – Pmin)
	Pmin
Where
Ps = Points scored for comparative price of tender or offer under consideration;
Pt = Comparative price of tender or offer under consideration; and
Pmin = Comparative price of lowest acceptable tender or offer.
(4)(a)(ii)	An employer of state may apply the formula in paragraph (i) for price quotations with a value less than R30 000, if and when appropriate:
(4)(b)	Subject to subparagraph (4)(c), points must be awarded to a tender for attaining Specific Goals accordance with the Table below:
Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of race:
	Black-owned
	Number
of	points
on 80/20 points system
	Required Proof

	51-100%Black-owned enterprise
	8
	CSD Report and ID Copy

	41-50% Black-owned enterprise
	6
	CSD Report and ID Copy

	31-40%Black-owned enterprise
	4
	CSD Report and ID Copy

	21-30% Black-owned enterprise
	2
	CSD Report and ID Copy

	0-20% Black-owned enterprise
	1
	CSD Report and ID Copy



Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of gender:
	Women-owned
	Number
of	points
on 80/20 points system
	Required Proof

	51-100% Women-owned enterprise
	4
	CSD Report and ID Copy

	31-50% Women-owned enterprise
	3
	CSD Report and ID Copy

	11-29% Women-owned enterprise
	2
	CSD Report and ID Copy

	1-10% Women-owned enterprise
	1
	CSD Report and ID Copy


Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of disability:
	Disability-owned
	Number
of	points
on 80/20 points system
	Required Proof

	51-100% Disabled-owned enterprise
	4
	ID Copy, CSD Report and medical certificate

	31-50% Disabled-owned enterprise
	3
	ID Copy, CSD Report and medical certificate

	11-29% Disabled-owned enterprise
	2
	ID Copy, CSD Report and medical certificate

	1-10% Disabled-owned enterprise
	1
	ID Copy, CSD Report and medical certificate


Points for the specific goals for contracting with persons, or categories of persons, historically dsadvantaged by unfair discrimination on the basis of youth:
	Youth-owned
	Number of points on 80/20 points system
	Required Proof

	51-100% Youth-
owned enterprise
	4
	CSD Report and ID Copy

	31-50% Youth-owned enterprise
	3
	CSD Report and ID Copy

	11-29% Youth-owned enterprise
	2
	CSD Report and ID Copy

	1-10% Youth-owned enterprise
	0
	CSD Report and ID Copy



	
(4)(c)	A maximum of 20 points may be allocated in accordance with subparagraph (4)(b)
(4)(d)	The points scored by tender in respect of Specific Goals contemplated in contemplated in subparagraph (4)(b) must be added to the points scored for price as calculated in accordance with subparagraph (4)(a).
(4)(e)	Subject to paragraph 4.3.8 the contract must be awarded to the tender who scores the highest total number of points.
The 90/ 10 preference points system for acquisition of services, works or goods with a Rand value above R 50 million
(5)(a)	The following formula must be used to calculate the points for price in respect of tenders with a Rand value above R50 000 000 (all applicable taxes included):

Ps = 90 (1 – Pt – Pmin)
	Pmin

Where
Ps = Points scored for comparative price of tender or offer under consideration;
Pt = Comparative price of tender or offer under consideration; and
Pmin = Comparative price of lowest acceptable tender or offer.
(5)(b)	Subject to subparagraph (5)(c), points must be awarded to a tender for attaining the Specific Goals in accordance with the table below: 
Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of race:
	Black-owned
	Number
of	points
on 90/10 points system
	Proof

	51-100%Black-owned enterprise
	3
	CSD Report and ID Copy

	41-50% Black-owned enterprise
	2
	CSD Report and ID Required Copy

	31-40%Black-owned enterprise
	1
	CSD Report and ID Copy

	21-30% Black-owned enterprise
	0
	CSD Report and ID Copy

	0-20% Black-owned enterprise
	0
	CSD Report and ID Copy



Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of gender:
	Women-owned
	Number of points on 90/10 points system
	Required Proof

	51-100% Women-owned enterprise
	3
	CSD Report and ID Copy

	31-50% Women-owned enterprise
	1
	CSD Report and ID Copy

	11-29% Women-owned enterprise
	1
	CSD Report and ID Copy

	1-10% Women-owned enterprise
	1
	CSD Report and ID Copy


Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of disability:
	Disability-owned
	Number
of	points
on 90/10 points system
	Required Proof

	51-100% Disabled-owned enterprise
	2
	ID Copy, CSD Report and medical certificate

	31-50% Disabled-owned enterprise
	1
	ID Copy, CSD Report and medical certificate

	11-29% Disabled-owned enterprise
	1
	ID Copy, CSD Report and medical certificate

	1-10% Disabled-owned enterprise
	0
	ID Copy, CSD Report and medical certificate


Points for the specific goals for contracting with persons, or categories of persons, historically dsadvantaged by unfair discrimination on the basis of youth:
	Youth-owned
	Number of points on 90/10 points system
	Required Proof

	51-100% Youth-
owned enterprise
	2
	CSD Report and ID Copy

	31-50% Youth-owned enterprise
	1
	CSD Report and ID Copy

	11-29% Youth-owned enterprise
	1
	CSD Report and ID Copy

	1-10% Youth-owned enterprise
	0
	CSD Report and ID Copy




(5)(c)	A maximum of 20 points may be allocated in accordance with subparagraph (5)(b).
(5)(d)	The points scored by tender in respect Specific Goals contemplated in contemplated in subparagraph (5)(b) must be added to the points scored for price as calculated in accordance with subparagraph (5)(a).
(5)(e)	Subject to paragraph 4.3.8 the contract must be awarded to the tender who scores the highest total number of points.
F.3.11.6	Decimal places
Score price, preference and functionality, as relevant, to two decimal places.
F.3.11.7	Scoring Price
Score price of remaining responsive tender offers using the following formula:
NFO = W1 x A
where:	NFO is the number of tender evaluation points awarded for price.
W1 is the maximum possible number of tender evaluation points awarded for price as stated in the Tender Data.
A is a number calculated using the formula and option described in Table F.1 as stated in the Tender Data.
Table F.1: Formulae for calculating the value of A

	Formula
	Comparison aimed at achieving
	Option 1a
	Option 2a

	1
	Highest price or discount
	A = 1 + (P - Pm))
Pm
	A = P / Pm

	2
	Lowest price or percentage commission / fee
	A =  (1 - (P - Pm))
Pm
	A = Pm/P

	a	Pm is the comparative offer of the most favourable comparative offer.
P is the comparative offer of the tender offer under consideration.



F.3.11.8	Scoring preferences
Confirm that tenderers are eligible for the preferences claimed in accordance with the provisions of the tender data and reject all claims for preferences where tenderers are not eligible for such preferences.
Calculate the total number of tender evaluation points for preferences claimed in accordance with the provisions of the tender data.
F.3.11.9	Scoring functionality
Score each of the criteria and subcriteria for quality in accordance with the provisions of the Tender Data.
Calculate the total number of tender evaluation points for quality using the following formula:
NQ = W2 x SO / MS
where:	SO is the score for quality allocated to the submission under consideration;
MS is the maximum possible score for quality in respect of a submission; and
W2 is the maximum possible number of tender evaluation points awarded for the quality as stated in the tender data
F.3.12	Insurance provided by the employer
If requested by the proposed successful tenderer, submit for the tenderer's information the policies and / or certificates of insurance which the conditions of contract identified in the contract data, require the employer to provide.
F.3.13	Acceptance of tender offer
Accept the tender offer, if in the opinion of the employer, it does not present any risk and only if the tenderer:
a)	is not under restrictions, or has principals who are under restrictions, preventing participating in the employer’s procurement,
b)	can, as necessary and in relation to the proposed contract, demonstrate that he or she possesses the professional and technical qualifications, professional and technical competence, financial resources, equipment and other physical facilities, managerial capability, reliability, experience and reputation, expertise and the personnel, to perform the contract,
c)	has the legal capacity to enter into the contract,
d)	is not insolvent, in receivership, under Business Rescue as provided for in chapter 6 of the Companies Act, 2008, bankrupt or being wound up, has his affairs administered by a court or a judicial officer, has suspended his business activities, or is subject to legal proceedings in respect of any of the foregoing,
e)	complies with the legal requirements, if any, stated in the tender data, and
f)	is able, in the opinion of the employer, to perform the contract free of conflicts of interest.
F.3.14	Prepare contract documents
F.3.14.1	If necessary, revise documents that shall form part of the contract and that were issued by the employer as part of the tender documents to take account of:
a)	addenda issued during the tender period,
b)	inclusion of some of the returnable documents, and
c)	other revisions agreed between the employer and the successful tenderer.
F.3.14.2	Complete the schedule of deviations attached to the form of offer and acceptance, if any.
F.3.15	Complete adjudicator's contract
Unless alternative arrangements have been agreed or otherwise provided for in the contract, arrange for both parties to complete formalities for appointing the selected adjudicator at the same time as the main contract is signed.
F.3.16	Notice to unsuccessful tenderers
F.3.16.1	Notify the successful tenderer of the employer's acceptance of his tender offer by completing and returning one copy of the form of offer and acceptance before the expiry of the validity period stated in the tender data, or agreed additional period.
F.3.16.2	After the successful tenderer has been notified of the employer’s acceptance of the tender, notify other tenderers that their tender offers have not been accepted.
F.3.17	Provide copies of the contracts
Provide to the successful tenderer the number of copies stated in the Tender Data of the signed copy of the contract as soon as possible after completion and signing of the form of offer and acceptance.
F.3.18	Provide written reasons for actions taken
Provide upon request written reasons to tenderers for any action that is taken in applying these conditions of tender, but withhold information which is not in the public interest to be divulged, which is considered to prejudice the legitimate commercial interests of tenderers or might prejudice fair competition between tenderers.
F3.19	Transparency in the procurement process
F3.19.1	The CIDB prescripts require that tenders must be advertised and be registered on the CIDB i.Tender system.
F3.19.2	The employer must adopt a transparency model that incorporates the disclosure and accountability as transparency requirements in the procurement process.
F3.19.3	The transparency model must identify the criteria for selection of projects, project information template and the threshold value of the projects to be disclosed in the public domain at various intervals of delivery of infrastructure projects.
F3.19.4	The client must publish the information on a quarterly basis which contains the following information:
· Procurement planning process
· Procurement method and evaluation process
· Contract type
· Contract status
· Number of firms tendering
· Cost estimate
· Contract title
· Contract firm(s)
· Contract price
· Contract scope of work
· Contract start date and duration
· Contract evaluation reports
F3.19.5	The employer must establish a Consultative Forum which will conduct a random audit in the implementation of the transparency requirements in the procurement process.
F3.19.6	Consultative Forum must be an independent structure from the bid committees.
F3.19.7	The information must be published on the employer’s website.
F 3.19.8	Records of such disclosed information must be retained for audit purposes.



T1.15
Part T1: Tendering procedures		T1.2: Standard Conditions of Tender

T1.3	TENDER DATA

	The Standard Conditions of Tender are contained in Annex F of Board Notice 136 of 2015 in Government Gazette No. 38960 of July 2015 as amended in Board Notice 136 of 2015, Construction Industry Board (CIDB) Standard for Uniformity in Construction Procurement (see www.cidb.org.za) and may be obtained from the CIDB (Tel 012-343 7136).

The Standard Conditions of Tender for Procurement make several references to the Tender Data for details that apply specifically to this tender.  The Tender Data shall have precedence in the interpretation of any ambiguity or inconsistency between it and the Standard Conditions of Tender.  Each item of data given below is cross-referenced to the Clause in the CIDB Standard Conditions of Tender to which it mainly applies.

	Clause number
	Tender Data

	F.1.1
	The employer is Thabazimbi Local Municipality

	F.1.2
	The Tender Documents issued by the Employer are:

	
	(a)	those listed on the contents page of these tender documents, viz;
Part T1:	Tendering Procedures
Part T2:	Returnable Documents
Part C1:	Agreements and Contract Data
Part C2:	Pricing Data
Part C3:	Scope of Works
Part C4:	Site Information


	
	(b)	‘General Conditions of Contract for Construction Works – 4th Edition 2025’ issued by the South African Institution of Civil Engineering (abbreviated title ‘General Conditions of Contract 2025’or GCC 2025). This document is obtainable separately and Tenderers shall obtain their own copies.

(c)	‘SANS1200 Standardised Specifications for Civil Engineering Works’. This document is obtainable separately and tenderers shall obtain their own copies.

(d)	‘The Occupational Health and Safety Act No 85 and Amendment Act No 181 of 1993, and the Construction Regulations 2014’ (Government Gazette No 37305 of 7 February 2014, Notice No R84). This document is obtainable separately and tenderers shall obtain their own copies.

In addition tenderers are advised, in their own interest, to obtain their own copies of the following Acts, Regulations and Standards referred to in this document as they are essential for the tenderer to become acquainted with the basics of construction management, the implementation of preferential construction procurement policies, and participation of targeted enterprises and labour:

(e)	The Construction Industry Development Board Act No. 38 of 2000 as amended and the Regulations in terms of the CIDB Act 38 of 2000, Board Notice 136 of 2015 in the Government Gazette No. 38960 of 2015 dated 10 July 2015.

	F.1.4
	The Employer’s Representatives are stated on the cover page of these tender documents.

	F.2.1

	A Tenderer will not be eligible to submit a tender if:
(a)	the Contractor submitting the tender is under restrictions or has principals who are under restriction to participate in the Employer’s procurement due to corrupt or fraudulent practices;
(b)	the Tenderer does not have the legal capacity to enter into the contract;
(c)	the Contractor submitting the tender is insolvent, in receivership, bankrupt or being wound up, has his affairs administered by a court or a judicial officer, has suspended his business activities, or is subject to legal proceedings in respect of the foregoing;
(d)	The Tenderer does not comply with the legal requirements stated in the Employer’s procurement policy;
(e)	The Tenderer cannot demonstrate that he possesses the necessary professional and technical qualifications and competence, financial resources, equipment and other physical facilities, managerial capability, personnel, experience and reputation to perform the contract;
(f)	The Tenderer has not completed works of a similar nature as described in Clause F.3.11.5
(g)	The Tenderer cannot provide proof that he is in good standing with respect to duties, taxes, levies and contributions required in terms of legislation applicable to the work in the contract, including:
i.	Confirmation from the Department of Labour of submission of the Tenderer’s latest Employment Equity Policy as required in terms of the Employment Equity Act, 55 of 1998; Employment Equity Plan: Section 20
ii.	Proof of UIF payment being up to date in terms of the Unemployment Insurance Contributions Act, No. 4 of 2002
iii.	Proof of Expenditure for Skills Development as required in terms of the Skills Development Levies Act, 1999  
(h)  The Tenderer fails to offer the minimum contract participation goal.  The contract participation goal on this project is a minimum of 30% of the net amount (NA) of the contract.  Refer to T2.2.34 for detailed information on contract participation goal.

	
	The following tenderers who are registered with the CIDB, or are capable of being so registered prior to the evaluation of submissions, are eligible to have their tenders evaluated: 

a)  Contractors who have a contractor grading designation equal to or higher than a contractor grading designation determined in accordance with the sum tendered, or a value determined in accordance with Regulation 25 (1B) of 25(7A) of the Construction Industry Development Regulations, for required class of construction work; and


	
	Joint ventures are eligible to submit tenders provided that:

i. every member of the joint venture is registered with the CIDB and a lead partner must be declared;

ii. the lead partner has a contractor grading designation in the required class of construction work; and

iii. the combined contractor grading designation calculated in accordance with the Construction Industry Development Regulations is equal to or higher than a contractor grading designation determined in accordance with the value determined in accordance with Regulation 25 (1B) of 25(7A) of the Construction Industry Development Regulations.

	
F.2.7
	[bookmark: Text9]The arrangements for a compulsory clarification meeting are as stated in the Tender Notice and Invitation to Tender. 

Tenderers must sign the attendance list in the name of the tendering entity. Addenda will be issued to and tenders will be received only from those tendering entities appearing on the attendance list. 

Non-Attendance of any compulsory site meeting shall result in the Tender to be rejected by the Employer.

	F.2.8
	Working days shall be from Monday to Friday and shall exclude all gazetted public holidays.

	F.2.10
	All Tenderers (all the partners in the case of a joint venture) must be registered for Value Added Tax (VAT) with the South African Revenue Services (SARS).

	F.2.12

	If a tenderer wishes to submit an alternative tender offer over and above the main offer, the only criteria permitted for such alternative tender offer is that it demonstrably satisfies the Employer’s standards and requirements, the details of which may be obtained from the Employer’s agent. 

Calculations, drawings and all other pertinent technical information and characteristics as well as modified or proposed Pricing Data must be submitted with the alternative tender offer to enable the Employer to evaluate the efficacy of the alternative and its principal elements, to take a view on the degree to which the alternative complies with the Employer’s standards and requirements and to evaluate the acceptability of the pricing proposals. Calculations must be set out in a clear and logical sequence and must clearly reflect all design assumptions.  Pricing Data must reflect all assumptions in the development of the pricing proposal. 

Acceptance of an alternative tender offer will mean acceptance in principle of the offer. It will be an obligation of the contract for the tenderer, in the event that the alternative is accepted, to accept full responsibility and liability that the alternative offer complies in all respects with the Employer’s standards and requirements. 

The modified pricing data must include an amount equal to 5% of the amount tendered for the alternative offer to cover the Employer’s costs in confirming the acceptability of the detailed design.

	F.2.13.3
	Parts of each tender offer communicated on paper shall be submitted as an original, plus Nil copies.

	F.2.13.5
F.2.15.1
	The Employer’s details and address for delivery of tender offers and identification details that are to be shown on each tender offer package are stated in the Tender Notice and Invitation to Tenderers: 

The tender submission must be sealed and endorsed with the tender reference number, title of tender, volume number/name as well as the closing date and time of the tender.

	F.2.13.9
	Telephonic, telegraphic, telex, facsimile or e-mailed tender offers will not be accepted.

	F.2.15
	The closing time for submission of tender offers is as stated in the Tender Notice and Invitation to Tender.

	F.2.16
	The tender offer validity period is ninety (90) days from the closing time for submission of tenders

	F.2.18
	The tenderer shall, when requested by the Employer to do so, submit the names of all management and supervisory staff that will be employed to supervise the Labour Intensive portion of the works together with satisfactory evidence that such staff members satisfy the eligibility requirements.

	F.2.19
	Access to the project site will be arranged upon specific request after the clarification meeting for tenderers to visit the site.

	F.2.20
	The tenderer is required to submit with his tender a letter of intent from an approved insurer undertaking to provide the Performance Bond to the format included in Part T2.2 of this procurement document

	F.2.23
	The tenderer is required to submit with his tender as Part T2 Returnable Documents, the certificates and documents listed in Section T2.1.

The certificates as required in the Returnable Schedules and Forms must, where indicated as such, be provided with the tender by each party to a consortium / joint venture.

	F.3.4
	Tenders will be opened immediately after the closing time for Tenders as stipulated in T1.1 Tender Notice and Invitation to Tender.

Tenders will be opened immediately after the closing time for Tenders.

	F.3.5
	A two-envelope system will not be followed.

	F.3.11

	The tender evaluation method to evaluate all responsive tender offers will be Method 2 (Functionality, Price and Preference).

	F.3.11.1
	Appoint an evaluation panel of not less than three persons. Reduce each responsive tender offer to a comparative offer and evaluate them using the tender evaluation methods and associated evaluation criteria and weightings that are specified in the tender data.

	F.3.11.3
	The financial offer will be scored in terms of the formula in F.3.11.3 (4)(a)(i) of the Standard Conditions of Tender. Refer to the Preferential Procurement Policy appended to the returnable document.

The weighting of tender price and preferences of the Tenderer will be done by way of a point system:
· 80 points are assigned to price; and
· 20 points are assigned to Specific Goals contribution. 

	
	The total points for Price and preferences must add up to 100 points. The financial offer will be scored using Formula:

Formula for scoring the Tender Price  

Pp = A x (1 – Pt – Pmin)
	Pmin
Where
Pp	=	Preference points for price of tender under consideration;
A	=	Points allocated to price (maximum 80);
Pt	=	Rand value of tender under consideration; and
Pmin	=	Rand value of the lowest acceptable tender

Total Scores for Price and Direct Preferences

The points scored for a Tenderer in respect of Price must be added to the points scored for the Direct Preferences (maximum 20). 

Only the tender with the highest number of points may be selected, unless there are compelling and justifiable reasons not to do so.

	F.3.11.3
	The functionality criteria and maximum score in respect of each of the criteria are as follows:

	
	Elements for the project
	Points
	Reference

	
	Company Experience
(Based on similar recent projects)
	40
	Form T 2.2.8 & T2.2.29

	
	Qualifications and Experience of Key Staff
	45
	Form T 2.2.10 &
Form T2.2.15

	
	Approach & Methodology
(based on the Approach, Methodology, Organogram, Health and Safety Plan and Programme)
	10
	Form T 2.2.9
Form T2.2.12 and
Form T2.2.26

	
	Quality Procedures:
Quality management system 
	5
	Form T2.2.22

	
	TOTAL Functionality Points
	100
	

	F.3.11.5
	The procedure for the evaluation of responsive tenders is functionality, then preference and price. 

	
	Functionality shall be scored independently by not less than three evaluators in accordance with the following schedules:

Functionality shall be scored independently in accordance with the following main schedules:

a) Evaluation Schedule T2.2.8: Schedule of Previous Work Carried out by Tenderer 
b) Evaluation Schedule T2.2.9: Key Personnel Numbers
c) Evaluation Schedule T2.2.10: Curriculum Vitae of Key Staff
d) Evaluation Schedule T2.2.12: Project Execution Methodology and Approach
e) Evaluation Schedule T2.2.13: Financial Reference
f) Evaluation Schedule T2.2.15: Proposed Organisation and Staffing
g) Evaluation Schedule T2.2.22: Quality Control Procedure
h) Evaluation Schedule T2.2.26: Proposed Programme
i) Evaluation Schedule T2.2.29: Schedule of Previous Work (Continuation of T2.2.8)

	
	Scores will be allocated to each of the criteria and sub-criteria based on the indicators contained in these schedules.

The requirement of this tender is that the Contractor must score at least 70 points          (70 percent) for functionality to qualify for further evaluation.  Only information completed in the relevant Returnable Forms and Technical Data Sheets will be used for the evaluation of Functionality.

Each evaluation criteria will be assessed in terms of five indicators. Scores of each of the evaluators will be allocated, weighted and then totalled to obtain the final score for functionality.

	
	The prompts for judgment and the associated scores used in the evaluation of functionality shall be as follows:

	
	a) Company Experience:

Forms T2.2.8 and T2.2.29 are included in the tender document, requesting details of previous similar construction projects for Wastewater Treatment Works civil and mechanical works construction and/or refurbishment.

Tenderers shall provide full details (including a copy of the Certificate of Completion or Final Payment Certificate) of successfully completed similar projects of scope as described above having been completed in the past 10 years. At least one relevant project must be included to obtain full points.

The points to be considered for projects will be scored as follows (costs excluding VAT):

	
	i) Construction value above R 45 million (Wastewater Treatment Works civil and mechanical works construction and/or refurbishment).
	40 points

	
	ii) Construction value above R 30 m, but less than R 45 m (Wastewater Treatment Works civil and mechanical works construction and/or refurbishment).
	30 points

	
	iii) Construction value above R 20 m, but less than R 30 m (Wastewater Treatment Works civil and mechanical works construction and/or refurbishment)
	20 points

	
	iv) Construction value above R 10 m, but less than R 20 m (Wastewater Treatment Works civil and mechanical works construction and/or refurbishment)
	15 points

	
	v) Construction value above R 5 m, but less than R 10 m (Wastewater Treatment Works civil and mechanical works construction and/or refurbishment)
	8 points

	
	vi) No proof similar work
	0

	
	Tenderers shall provide full details (including a copy of the Appointment Letter, Certificate of Practical Completion signed by the Employer/Employer’s Agent or Final Payment Certificate) of successfully completed similar projects of scope as described above having been completed in the past 10 years. 

	
	b) Qualifications and Experience of Key Staff:

Forms T2.2.10 and T2.2.15 (2 forms) were included in the tender document requesting curriculum vitae details of key personnel being the proposed (1) Contract Manager, (2) Design Engineer; (3) Construction Manager, (4) General foreman, and (5) the safety officer. A tender that includes proposed staff members with full and relevant experience will earn full points (i.e.20 out of 20 points). The points have been considered for qualifications and relevant experience to contract requirements, as elaborated in italics, as follows:

	
	No
	Key personnel (30 )
	Relevance criteria
	Max
Pts.

	
	1
	Contract Manager
	100% relevance - A B.Sc. / B. Tech degree in the built environment; ECSA PrEng/PrTechEng OR SACPCMP PrCM and 10 years of full relevant experience
	10



7


5


2


0

	
	
	
	75% relevance - A B.Sc. / B. Tech degree in the built environment and 10 years of full relevant experience
	

	
	
	
	50% relevance - A diploma in the built environment and 10 years of full relevant experience
	

	
	
	
	25% relevance - A certificate in the built environment and 10 years of full relevant experience
	

	
	
	
	0% relevance - No qualifications and no relevant experience
	

	
	2
	Design Engineer
	100% relevance - A B.Sc. / B. Tech degree in the built environment; ECSA PrEng/PrTechEng and 15 years of full relevant experience
	10

	
	
	
	75% relevance - A B.Sc. / B. Tech degree in the built environment; ECSA PrEng/PrTechEng and 10 years of full relevant experience
	7

	
	
	
	50% relevance - A B.Sc. / B. Tech degree in the built environment; ECSA PrEng/PrTechEng and 5 years of full relevant experience
	5

	
	
	
	25% relevance - A B.Sc. / B. Tech degree in the built environment; ECSA PrEng/PrTechEng and 3 years of full relevant experience
	2

	
	
	
	0% relevance - No qualifications; not ECSA registered  and less than 3 years relevant experience
	0

	
	3
	Construction Manager (Site Agent )
	100% relevance - A BSc/B-Tech in the built environment and 15 years experience with min 5 years in Wastewater Treatment Plants Construction/Refurbishment  
	5



3


2


1


0

	
	
	
	75% relevance - A diploma  in the built environment and 15 years experience with min 5 years in Wastewater Treatment Plants Construction/Refurbishment  
	

	
	
	
	50% relevance - A certificate  in the built environment and 15 years experience with min 5 years in Wastewater Treatment Plants Construction/Refurbishment  
	

	
	
	
	25% relevance -No qualifications  in the built environment but  15 years experience with min 5 years in Wastewater Treatment Plants Construction/Refurbishment  
	

	
	
	
	0% relevance - No qualifications  in the built environment and no relevant experience
	

	
	
	
	25% relevance - A relevant qualification in the built environment and 2 – 4 or more years full relevant experience 
	

	
	
	
	0% relevance - No qualifications  in the built environment and no relevant experience
	

	
	5
	Health & Safety Officer
	100% relevance - A degree / diploma, and registration with SACPCMP and 5 years of full relevant experience 
	5


2



0

	
	
	
	50% relevance - A degree / diploma in the built environment and 5 years of full relevant experience
	

	
	
	
	0% relevance - No qualifications  in the built environment and no relevant experience 
	

	
	c) Approach and Methodology: (10)
(based on the Approach and Methodology with specific reference to Biological Nutrient Removal activated sludge wastewater plant refurbishment, Organogram, Health and Safety Plan and Programme)

The points to be considered for each of the four critical areas will be scored as follows:

	
	i) Excellent – the approach and methodology is specifically tailored for the project objectives and requirements, and deals in detail with the critical construction aspects
	10 points

	
	ii) Good– the approach and methodology is generally tailored for the project objectives and requirements, and deals with the construction aspects 
	7 points

	
	iii) Satisfactory – the approach and methodology is generic and has been tailored to meet the project objectives and requirements without dealing with specific construction aspects
	5 points

	
	iv) Poor – the approach and methodology is poor and does not adequately identify / satisfy project objectives or requirements. The tenderer has misunderstood the scope of work and did not deal with construction aspects
	3 points

	
	v) No approach and methodology submitted
	0 points

	
	d) Quality Control Plan: (5)

Form T2.2.22 was included in the tender document requesting information on the Quality Management System and the Project Quality Control Plan proposed for the project. The total number of points for company systems and procedures is 5. Points for each system have been considered as follows:

	
	Quality Management System
	

	
	i) Accredited ISO 9001 system
	5 points

	
	ii) An internal system
	2 points

	
	iii) No system
	0 points

	
	TENDERER EXPERIENCE (
	

	
	Implemented traceable projects in South Africa, for WASTEWATER TREATMENT INFRASTRUCTURE in Refurbishment / Upgrade / New Built. 

Tenderers to provide appointment letters, completion certificate signed by the client, the engineer & the contractor and signed reference letters in a client’s letterhead. 


Minimum project value is R20 Million
	4 completed projects

	40

	
	
	3 Completed projects
	

	
	
	2completed projects 

	

	
	
	1 completed project 

	

	
	
	
	

	
	Implemented traceable projects as  Consultant for WASTEWATER TREATMENT INFRASTRUCTURE in Refurbishment / Upgrade / New Built. 

Tenderers to provide appointment letters
	3 appointment letters
	15

	
	
	2 appointment letters
	

	
	
	1 appointment
	

	
	
	
	

	TOTAL (MAX)
	100

	
	The score of each of the evaluators will be weighted and then totalled to obtain the final score for quality.

Only bidders who score a minimum score of 70 points (70%) shall be considered for further evaluation. Bidders who fail to score a minimum score of 70 points shall be disqualified and will not be considered for further evaluation.

It is the bidder’s responsibility to ensure that they provide all returnable documents to avoid losing points.

	F3.13.1
	Tender offers will only be accepted if:
a) the tenderer submits their UNIQUE PIN issued by the South African Revenue Services;
b) the tenderer submits a letter of intent from an approved insurer undertaking to provide the Performance Guarantee to the format included in Part T2.2 of this procurement document
c) the tenderer is registered with the Construction Industry Development Board in an appropriate contractor grading designation;
d) the tenderer or any of its directors/shareholders is not listed on the Register of Tender Defaulters in terms of the Prevention and Combating of Corrupt Activities Act of 2004 as a person prohibited from doing business with the public sector; 
e) the tenderer has not:
	i)	abused the Employer’s Procurement Management System; or
	ii)	failed to perform on any previous contract and has been given a written notice to this effect; 
f)	the tenderer has completed the Compulsory Enterprise Questionnaire and there are no conflicts of interest which may impact on the tenderer’s ability to perform the contract in the best interests of the employer or potentially compromise the tender process and persons in the employ of the state are permitted to submit tenders or participate in the contract;

	
	g)	the tenderer is registered and in good standing with the Compensation Fund or with a licensed compensation insurer; 
h)	the Employer is reasonably satisfied that the tenderer has in terms of the Construction Regulations, 2014, issued in terms of the Occupational Health and Safety Act, 1993, the necessary competencies and resources to carry out the work safely.  
i)	the tenderer has committed to allocate a minimum of 30% of the net amount (NA) of the contract to targeted enterprises
j)	the tenderer complies with the Department of Trade and Industry (dti) minimum threshold requirements for local content for local production and content for:
· Valves

	F.3.17
	The number of paper copies of the signed Contract to be provided by the Employer is one (1)






	F4. 
	ADDITIONAL CONDITIONS APPLICABLE TO THIS TENDER ARE:

	F4.1
RESOURCES
	1. The Employer/Employer’s Agent may also request that the tenderer provide written evidence that his financial, labour and other resources are adequate for carrying out the contract.
2.	The Employer reserves the right to appoint a firm of chartered accountants and auditors and/or execute any other financial investigations on the financial resources of any tenderer.  The tenderer shall provide all reasonable assistance in such investigations.

	F4.2
COMPLIANCE WITH OCCUPATIONAL HEALTH AND SAFETY ACT 1993
	Tenderers are to note the requirements of the Occupational Health and Safety Act No. 85 of 1993 and the Construction Regulations 2014 issued in terms of Section 43 of the Act. The tenderer shall be deemed to have read and fully understood the requirements of the above Act and Regulations and to have allowed for all costs in compliance therewith.
In terms of Clause 5(1)(h), no client shall appoint a principal contractor to perform construction work, unless the client is reasonably satisfied that the principal contractor which he or she intends to appoint has the necessary competencies and resources to carry out the work safely
In this regard the Tenderer shall submit with his tender, appended to Form T2.2.23: Form Concerning Fulfilment of the Construction Regulations, 2014 in T2.2 Returnable Schedules, a detailed Health and Safety Plan in respect of the Works in order to demonstrate the necessary competencies and resources to perform the construction work all in accordance with the Act and Regulations. Such Health and Safety Plan shall cover inter-alia the following details:
(1)	Management structure, site supervision and responsible persons including a succession plan.
(2)	Contractor’s induction training programme for employees, sub-contractors and visitors to the Site.
(3)	Health and safety precautions and procedures to be adhered to in order to ensure compliance with the Act, Regulations and Safety Specifications.
(4)	Regular monitoring procedures to be performed.
(5)	Regular liaison, consultation and review meetings with all parties.
(6)	Site security, welfare facilities and first aid.
(7)	Site rules and fire and emergency procedures.
(8)	Medical surveillance and monitoring 
(9)	Adequate Hazard Identification and risk assessment process to ensure adequate control and mitigation measures.
(10)	Health and Safety Policy and procedures 
(11)	Method statements and safe work procedures 
(12)	CV's & Training of Key Personnel
Tenderers are to note that the appointed Contractor is required to ensure that all sub-contractors or others engaged in the performance of the contract also comply with the above requirements.
The appointed Contractor shall prepare and maintain a Health and Safety File in respect of the project, which shall be available for inspection on Site at all times and handed over to the Employer on Final Completion of the project.
The Contractor is required to submit to the Employer the Occupational Health and Safety Agreement (included in C1.5.2 of the Contract Document) and a letter of good standing from the Compensation Commissioner, or a licensed compensation insurer, within 14 days from the Commencement Date of the contract.

	F4.3
QUALITY MANAGE-MENT
	Only Contractors capable of testing and commissioning of equipment to the quality standards required under this tender will be considered.  Materials and components used by the Contractor shall comply with the requirements of the specification and, in addition, shall be of demonstrated quality for the purpose for which they are intended.  Tenderers will be required, to understand and demonstrate compliance with these requirements by the submission of their Quality System at the time of tender.
The Quality System shall take the form of a coordinated and formally documented statement and shall include quality management objectives, policies, organisation, procedures and work instructions that demonstrate the Contractor's implementation of the requirements of IS0 9001/2000 Code for Quality Management Systems.
The Tenderer shall submit an assessment report on his Quality System with his tender.  The assessment report shall be issued by an independent quality assurance authority, and shall have been carried out not more than 12 months prior to the date of submission of this tender. 
The Tenderer shall at the time of tender submit the names of all staff responsible for administration of the Contract, the quality assurance procedures, and control of the quality of material and components to be used in the manufacture of the equipment.  Curriculum Vitae for each employee so nominated and the Quality Manager responsible for implementation of the Quality System shall also be submitted.

	F4.4
CLAIMS ARISING AFTER SUBMISSION OF TENDER
	Unless allowed for in the Contract no claim for any extras arising out of any doubt or obscurity as to the true intent and meaning of anything shown on the Tender Drawings or contained in the Conditions of Contract, Scope of Work and Pricing Data, will be admitted by the Employer/Employer’s Agent after the submission of any tender and the Tenderer shall be deemed to have:
1)	inspected the Tender drawings and read and fully understood the Conditions of Contract,
2)	read and fully understood the whole text of the Scope of Work and pricing data and thoroughly acquainted himself with the nature of the works proposed and generally of all matters which may influence the Contract,
3)	visited the site of the proposed works, carefully examined existing conditions, the means of access to the Site, the conditions under which the work is to be done, and acquainted himself with any limitations or restrictions that may be imposed by the Municipal or other Authorities in regard to access and transport of materials and equipment to and from the site and made the necessary provisions for any additional costs involved thereby, and 
4)	requested the Employer or his duly authorised agent to make clear the actual requirements of anything shown on the Tender Drawings or anything contained in the Scope of Work and Pricing Data, the exact meaning or interpretation of which is not clearly intelligible to the Tenderer.
Before submission of any tender, the Tenderer should check the number of pages, and if any are found to be missing or duplicated, or the figures or writing indistinct, or if the pricing data contain any obvious errors, the Tenderer must apply to the Employer/Employer’s Agent at once to have the same rectified, as no liability will be admitted by the Employer/Employer’s Agent in respect of errors in any tender due to the foregoing.
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PART T2: RETURNABLE DOCUMENTS

T2.1	LIST OF ALL RETURNABLE DOCUMENTS

The following table shows the list of returnable documents. Documents that shall be used during tender evaluation and those that shall be incorporated into the contract are stated. The tenderer shall utilize this list to check prior to tender submission to ensure that required returnable documentation has been submitted. Non-submission of any item listed only under the column “Required for Tender Evaluation” may result in the tender to be rejected by the Employer 

The following critical criteria have been identified for this bid and any non-compliant thereto will led to the bid regarded as non-responsive and disqualified from further evaluation:
· All bidders must attend the compulsory briefing session
· Company registration certificate 
· Original valid tax clearance pin
· SANAS approved BBB-EE certificate/ consolidated B-BBEE certificate for J/V
· Power of attorney/ letter of authority for signatory in a company letter head
· Joint venture agreements where applicable
· Certified ID copies of the All directors/ members/ proprietors not older than three months
· CIDB grading certificate/ Consolidate CIDB certificate for Joint ventures
· Letter of Good Standing with COIDA
· Statement of Municipality Accounts as proof of residential address, if leasing, provide the lease agreement or a letter from traditional authority in case of a non-rateable area for the business and all company directors (Not older than three months).
· Initialising of all the pages
· CSD report (Printed between the date of advert and closing date)
· Proof of work experience (attach BOTH appointment letters and completion certificates for each project for functionality stage)
· Key personnel experience (attach CV, Certified qualifications and ID Copies for functionality stage).
· Signing of form of offer in words and numbers
· Signing of declaration of interest
· Letter of Intent to provide guarantee
· Signing of certificate of collision
· Three year audited/ Reviewed AFS
· Completed and signed Invitation to bid (MBD1) Provide Central Supplier Database (CSD) number / JV Complaint CSD (Attach registration summary report)
· Completed and signed Tax clearance certificate form (MBD2)
· Completed and signed declaration of interest (MBD4).
· Completed and signed declaration for procurement above R10 million (MBD5).
· Completed and signed preferential procurement form (MBD6.1)
· Completed and signed declaration on the past SCM practices (MBD8).
· Completed and signed certificate of independent bid determination (MBD9).


T2.1.1	PRE=QUALIFIER

1.	No part of this document may be copied, photographed or repeated in any manner without written consent of Thabazimbi Local Municipality.
2.	This tender document must not be dismantled
3.	The use of “Tippex” correcting fluid or any other similar substance to make corrections is not permitted.
4.	Attendance of compulsory site meeting.
5.	Pricing schedules/ BOQ must be fully completed.
6.	Letter of tender to be completed and signed.


Table 2.1.1: Check-list of Returnable Documents
	Item
	Description of documents to be returned
	Check

	T 2.2.1
	Certificate of Authority#
	

	T 2.2.2
	Certificate of Attendance at Clarification Meeting
	

	T 2.2.3
	Record of Addenda to tender documents
	

	T 2.2.4
	Preference Points Claim Form in Terms of The Preferential Procurement Regulations 2011
	

	T 2.2.5
	Size of Enterprise
	

	T 2.2.6
	Schedule of Construction Equipment#
	

	T 2.2.7
	Current Workload
	

	T 2.2.8
	Schedule of Previous Work carried out by Tenderer#
	

	T 2.2.9
	Key Personnel Numbers
	

	T 2.2.10
	Experience of Key Staff
	

	T 2.2.11
	Schedule of Proposed Sub-contractors
	

	T.2.2.12
	Project Execution Methodology Approach
	

	T 2.2.13
	Financial Reference# and latest Audited Financial Statements
	

	T 2.2.14
	Details of Alternative Tenders Submitted
	

	T 2.2.15
	Proposed Organisation and staffing
	

	T 2.2.16
	Proposed Joint Venture Agreement
	

	T 2.2.17
	Tax Clearance Certificate#
	

	T 2.2.18
	Broad-Based Black Economic Empowerment (B-BBEE) Status Level Certificates#
	

	T 2.2.19
	Contractor’s Registration with CIDB#
	

	T 2.2.20
	Form of Intent to Provide a Performance Guarantee#
	

	T 2.2.21
	Registration Certificate / Agreement / Powers of Attorney / ID Document (if Applicable)#
	

	T 2.2.22
	Quality Control Procedures
	

	T 2.2.23
	Form concerning fulfilment of the Construction Regulations, 2014
	

	T 2.2.24
	Compulsory Enterprise Questionnaire
	

	T 2.2.25
	Amendments and Qualifications by Tenderer
	

	T 2.2.26
	Proposed Programme
	

	T 2.2.27
	Cash flow
	

	T 2.2.28
	Exchange rate and import content
	

	T 2.2.29
	Schedule of Previous Work (Continuation of T2.2.8) #
	

	T2.2.30
	SBD 6.2: Declaration Certificate for Local Production and Content for Designated Sectors
	


#	Forms marked thus are to be provided by all partners in a Joint Venture or Consortium

                                                                                                                      TENDER NO. TECH/02/2026-27
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T 2.2 RETURNABLE DOCUMENTS

The tenderer shall complete the returnable documents listed below. The tender document shall not be dismantled; attach clearly indexed additional pages if more space is required.

[bookmark: _Toc432755723]T 2.2.1	Certificate of Authority

Indicate the status of the Tenderer by ticking the appropriate box hereunder. The Tenderer must complete the certificate set out below for the relevant category. 

	(I)
COMPANY
	(II)
CLOSE CORPORATION
	(III)
PARTNERSHIP
	(IV)
JOINT VENTURE
	(V)
SOLE PROPRIETOR

	


	
	
	
	



All signatories, including sole proprietors, shall confirm their authority by attaching to this page of this tender a duly signed and dated original or certified copy of the relevant resolution of their members or their board of directors, as the case may be


(I) Certificate for Company


I, ………………………………………, chairperson of the Board of Directors of ………………………

  ....................................................................., hereby confirm that by resolution of the Board (copy 

attached) taken on ......................... 20......, Mr/Ms ..................................., acting in the capacity of 

.........................................................., was authorized to sign all documents in connection with the 

Tender No………………………………….. and any contract resulting from it on behalf of the company.


Chairman: .........................................................................................................


As Witnesses: 	1...................................................................................... 

	 	2...................................................................................... 


Date: ..................................




[bookmark: Returnable_Documents][bookmark: Authority_for_Signatory]


(II) Certificate for Close Corporation


We, the undersigned, being the key members in the business trading as  .............................................

 ......................................... hereby authorize Mr/Ms .…………………………... , acting in the capacity of 

..........................................................................................., to sign all documents in connection with the 

tender for Tender No. ………………………………….. and any contract resulting from it on our behalf.


	NAME
	ADDRESS
	SIGNATURE
	DATE

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	




Note:	This certificate is to be completed and signed by all key members upon whom rests the direction of the affairs of the Close Corporation as a whole. 

T2.35
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(III) Certificate for Partnership

We, the undersigned, being the key partners in the business trading as, 

............................................………………., hereby authorize Mr/Ms .........................................……. ,

acting in the capacity of ……………………………………………... , to sign all documents in connection

 with the tender for Tender No………………………….. and any contract resulting from it on our behalf.

	NAME
	ADDRESS
	SIGNATURE
	DATE

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	



Note:	This certificate is to be completed and signed by all key partners upon who rests the direction of the affairs of the partnership as a whole.



(IV) Certificate of Authority for Joint Ventures

This Returnable Schedule is to be completed by joint ventures.

We, the undersigned, are submitting this tender offer in Joint Venture and hereby authorise Mr/Ms . . . 

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . , authorised signatory of the company . . . . . . . . . . . . . . . . 

. . . . . . . . . . . . . .  .  , acting in the capacity of lead partner, to sign all documents in connection with 

the tender offer and any contract resulting from it on our behalf.  

	NAME OF FIRM
	ADDRESS
	DULY AUTHORISED SIGNATORY

	Lead partner



	




	

Signature. . . . . . . . . . . . . 

Name …………………….

Designation……………….

	


	






	

Signature. . . . . . . . . . . . . 

Name ……………………..

Designation……………………

	
	
	

Signature. . . . . . . . . . . . . 

Name ……………………..

Designation……………….

	





	
	

Signature. . . . . . . . . . . . . 

Name ……………………..

Designation………………..



Note:	This certificate is to be completed and signed by all key partners upon who rests the direction of the affairs of the Joint Venture as a whole.







(V) Certificate for Sole Proprietor

I, .............................................., hereby confirm that I am the sole owner of the Business 

trading as …………………………………………………........................

Signature of sole owner: ............................................... Date: ..........................................

As Witnesses:

1...................................................................................  Date: ..........................................

2. .................................................................................  Date: ..........................................
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T 2.2.2	Certificate of Attendance at Clarification Meeting

This is to certify that (tenderer)…………………………………………………….............…………………... 

of (address).....................………………………………………………………………………………….……..

.................................................………............................ was represented by the person(s) named 

below at the compulsory meeting held for all tenderers at (location)……………………………………….. 


........................................................  on (date).................................... starting at (time) …………….…...

I / We acknowledge that the purpose of the meeting was to acquaint myself / ourselves with the Site of the Works and its surroundings and / or matters incidental to doing the work specified in the Tender Documents in order for me / us to take account of everything necessary when compiling our rates and prices included in the tender. I / We also acknowledge that I / we have examined the Site Data made available by the Employer.

Particulars of person(s) attending the meeting:


Name: .....................................………………..	Signature: .............….................................


Capacity: ........................................................



Name: ................................................………..	Signature: ................…..............................


Capacity: ........................................................


Attendance of the above person(s) at the meeting is confirmed by the Employer's representative, namely:


Name: ................................…………..............	Signature: .................................................


Capacity: ..............................…………............ 	Date and Time: .........................................
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T 2.2.3	Record of Addenda to tender documents

	We confirm that the following communications received from The Employer before the submission of this tender offer, amending the tender documents, have been taken into account in this tender offer:

	
	Date
	Title or Details

	1. 
	



	

	2. 
	



	

	3. 
	



	

	4. 
	



	

	5. 
	



	

	6. 
	



	

	7. 
	



	

	8. 
	



	

	Attach additional pages if more space is required.

	Signed
	
	Date
	

	Name
	
	Position
	

	Tenderer
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T2.2.4	PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2017


This preference form must form part of all bids invited.  It contains general information and serves as a claim form for preference points for Price and Specific Goals.

NB:	BEFORE COMPLETING THIS FORM, BIDDERS MUST STUDY THE GENERAL CONDITIONS, DEFINITIONS AND DIRECTIVES APPLICABLE IN RESPECT OF SPECIFIC GOALS AS PRESCRIBED IN THE PREFERENTIAL PROCUREMENT REGULATIONS, 2017. 


1. GENERAL CONDITIONS
1.1 The following preference point systems are applicable to all bids:
· the 80/20 system for requirements with a Rand value of up to R50 000 000 (all applicable taxes included); and 
· the 90/10 system for requirements with a Rand value above R50 000 000 (all applicable taxes included).
1.2 
a) The value of this bid is estimated not to exceed R50 000 000 (all applicable taxes included) and therefore the 80/20 preference point system shall be applicable; 
1.3 Points for this bid shall be awarded for: 
(a) Price; and
(b) Specific Goals 
1.4 The maximum points for this bid are allocated as follows:
	
	POINTS

	PRICE
	80

	SPECIFIC GOALS 
	20

	Total points for Price and Specific Goals must not exceed
	100



1.5 The purchaser reserves the right to require of a bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim in regard to preferences, in any manner required by the purchaser.

2. DEFINITIONS
(a) “Specific Goals” means clear objectives that a company sets to make its supply chain work better, cheaper, faster, and more reliable. 
(b) “B-BBEE” means broad-based black economic empowerment as defined in section 1 of the Broad-Based Black Economic Empowerment Act;
(c) “B-BBEE status level of contributor” means the B-BBEE status of an entity in terms of a code of good practice on black economic empowerment, issued in terms of section 9(1) of the Broad-Based Black Economic Empowerment Act;
(d) “bid” means a written offer in a prescribed or stipulated form in response to an invitation by an organ of state for the provision of goods or services, through price quotations, advertised competitive bidding processes or proposals; 
(e) “Broad-Based Black Economic Empowerment Act” means the Broad-Based Black Economic Empowerment Act, 2003 (Act No. 53 of 2003);
(f)  “EME” means an Exempted Micro Enterprise in terms of a code of good practice  on black economic empowerment issued in terms of section 9 (1) of the Broad-Based Black Economic Empowerment Act;
(g)  “functionality” means the ability of a tenderer to provide goods or services in accordance with specifications as set out in the tender documents.
(h)  “prices” includes all applicable taxes less all unconditional discounts;  
(i) “proof of B-BBEE status level of contributor” means:
1) B-BBEE Status level certificate issued by an authorized body or person;
2) A sworn affidavit as prescribed by the B-BBEE Codes of Good Practice;
3) Any other requirement prescribed in terms of the B-BBEE Act;
(j) “QSE” means a qualifying small business enterprise in terms of a code of good practice  on black economic empowerment issued in terms of section 9 (1) of the Broad-Based Black Economic Empowerment Act;

(k) “rand value” means the total estimated value of a contract in Rand, calculated at the time of bid invitation, and includes all applicable taxes; 

3. POINTS AWARDED FOR PRICE
3.1 THE 80/20 PREFERENCE POINT SYSTEMS 
	A maximum of 80 points is allocated for price on the following basis:
		
		
	
Where
	Ps	=	Points scored for price of bid under consideration
	Pt	=	Price of bid under consideration
	Pmin	=	Price of lowest acceptable bid

4. POINTS AWARDED FOR SPECIFIC GOALS

4.1. In terms of Regulation 4(2); 5(2); 6(2) and 7(2) of the Preferential Procurement Regulations, preference points must be awarded for specific goals stated in the tender. For the purposes of this tender the tenderer will be allocated points based on the goals stated in table 1 below as may be supported by proof/ documentation stated in the conditions of this tender:

4.2. In cases where organs of state intend to use Regulation 3(2) of the Regulations, which states that, if it is unclear whether the 80/20 or 90/10 preference point system applies, an organ of state must, in the tender documents, stipulate in the case of—
(a)  an  invitation  for  tender for  income-generating  contracts, that  either  the 80/20  or  90/10 preference point system will apply and that the highest acceptable tender will be used to determine the applicable preference point system; or
(b)  any other invitation for tender, that either the 80/20 or 90/10 preference point system will apply  and  that  the  lowest acceptable  tender  will be  used  to  determine  the  applicable preference point system,
then the organ of state must indicate the points allocated for specific goals for both the 90/10 and 80/20 preference point system.


Bids will be evaluated in accordance with the prescripts of the Preferential Procurement Policy Framework Act (PPPFA) and the associated Preferential Procurement Regulations of 2022, which stipulate a 80/20 preference point system for acquisition of goods or services for Rand value equal to or above R0.00 and up to R50 million.
Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of race:
	Black-owned
	Number
of	points
on 80/20 points system
	Number
of	points
on 90/10 points system
	Required Proof

	51-100%Black-owned enterprise
	8
	3
	CSD Report and ID Copy

	41-50% Black-owned enterprise
	6
	2
	CSD Report and ID Copy

	31-40%Black-owned enterprise
	4
	1
	CSD Report and ID Copy

	21-30% Black-owned enterprise
	2
	0
	CSD Report and ID Copy

	0-20% Black-owned enterprise
	1
	0
	CSD Report and ID Copy



Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of gender:
	Women-owned
	Number
of	points
on 80/20 points system
	Number of points on 90/10 points system
	Required Proof

	51-100% Women-owned enterprise
	4
	3
	CSD Report and ID Copy

	31-50% Women-owned enterprise
	3
	1
	CSD Report and ID Copy

	11-29% Women-owned enterprise
	2
	1
	CSD Report and ID Copy

	1-10% Women-owned enterprise
	1
	1
	CSD Report and ID Copy


Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of disability:
	Disability-owned
	Number
of	points
on 80/20 points system
	Number
of	points
on 90/10 points system
	Required Proof

	51-100% Disabled-owned enterprise
	4
	2
	ID Copy, CSD Report and medical certificate

	31-50% Disabled-owned enterprise
	3
	1
	ID Copy, CSD Report and medical certificate

	11-29% Disabled-owned enterprise
	2
	1
	ID Copy, CSD Report and medical certificate

	1-10% Disabled-owned enterprise
	1
	0
	ID Copy, CSD Report and medical certificate


Points for the specific goals for contracting with persons, or categories of persons, historically dsadvantaged by unfair discrimination on the basis of youth:
	Youth-owned
	Number of points on 80/20 points system
	Number of points on 90/10 points system
	Required Proof

	51-100% Youth-
owned enterprise
	4
	2
	CSD Report and ID Copy

	31-50% Youth-owned enterprise
	3
	1
	CSD Report and ID Copy

	11-29% Youth-owned enterprise
	2
	1
	CSD Report and ID Copy

	1-10% Youth-owned enterprise
	0
	0
	CSD Report and ID Copy




5. BID DECLARATION
5.1 Bidders who claim points in respect of Specific Goals must complete the following:
6. SPECIFIC GOALS CLAIMED IN TERMS OF PARAGRAPHS 1.4 AND 4.1 
6.1 Specific Goals  =     ………(maximum of 20 points)
(Points claimed in respect of paragraph 7.1 must be in accordance with the table reflected in paragraph  4.1 and must be substantiated by relevant attached CSD.
7. SUB-CONTRACTING
7.1 Will any portion of the contract be sub-contracted?  
(Tick applicable box)

	YES
	
	NO
	



7.1.1 If yes, indicate:
i) What percentage of the contract will be subcontracted............…………….………%
ii) The name of the sub-contractor: To be advised by the Municipality.
iii) The Specific Goals points......................................……………..
iv) The B-BBEE status level of the sub-contractor: To be advised by the Municipality.
v) Whether the sub-contractor is an EME or QSE
(Tick applicable box)
	YES
	
	NO
	


vi) Specify, by ticking the appropriate box, if subcontracting with an enterprise in terms of Preferential Procurement Regulations,2017:
	Designated Group: An EME or QSE which is at last 51% owned by:
	EME
√
	QSE
√

	Black people
	
	

	Black people who are youth
	
	

	Black people who are women
	
	

	Black people with disabilities
	
	

	Black people living in rural or underdeveloped areas or townships
	
	

	Cooperative owned by black people
	
	

	Black people who are military veterans
	
	

	OR

	Any EME 
	
	

	Any QSE
	
	


		


8. DECLARATION WITH REGARD TO COMPANY/FIRM
8.1 Name of company/firm:………………………………………………………………………
8.2 VAT registration number:……………………………………….……………………………
8.3 Company registration number:…………….……………………….…………………………
8.4 TYPE OF COMPANY/ FIRM
	Partnership/Joint Venture / Consortium
	One person business/sole propriety
	Close corporation
	Company
	(Pty) Limited
[TICK APPLICABLE BOX]
8.5 DESCRIBE PRINCIPAL BUSINESS ACTIVITIES
…………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………..
8.6 COMPANY CLASSIFICATION
	Manufacturer
	Supplier
	Professional service provider
	Other service providers, e.g. transporter, etc.
[TICK APPLICABLE BOX] 

8.7 MUNICIPAL INFORMATION
Municipality where business is situated: ….……………………………………………
Registered Account Number: ………………………….
Stand Number:……………………………………………….

8.8 Total number of years the company/firm has been in business:……………………………
8.9 I/we, the undersigned, who is / are duly authorised to do so on behalf of the company/firm, certify that the points claimed, based on the Specific Goals indicated in paragraphs 1.4 and 6.1 of the foregoing certificate, qualifies the company/ firm for the preference(s) shown and I / we acknowledge that:
i) The information furnished is true and correct;
ii) The preference points claimed are in accordance with the General Conditions as indicated in paragraph 1 of this form;
iii) In the event of a contract being awarded as a result of points claimed as shown in paragraphs 1.4 and 6.1, the contractor may be required to furnish documentary proof to the satisfaction of the purchaser that the claims are correct; 
iv) If the B-BBEE status level of contributor has been claimed or obtained on a fraudulent basis or any of the conditions of contract have not been fulfilled, the purchaser may, in addition to any other remedy it may have –

(a) disqualify the person from the bidding process;
(b) recover costs, losses or damages it has incurred or suffered as a result of that person’s conduct;
(c) cancel the contract and claim any damages which it has suffered as a result of having to make less favourable arrangements due to such cancellation;
(d) recommend that the bidder or contractor, its shareholders and directors, or only the shareholders and directors who acted on a fraudulent basis, be restricted by the National Treasury from obtaining business from any organ of state for a period not exceeding 10 years, after the audi alteram partem (hear the other side) rule has been applied; and
(e) forward the matter for criminal prosecution.




……………………………………….
SIGNATURE(S) OF BIDDERS(S)

DATE:		…………………………………..
ADDRESS	…………………………………..
		…………………………………..
	…………………………………..


WITNESSES

1. ……………………………………..
2. …………………………………….
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T 2.2.5	Size of Enterprise 

What was your turnover in the previous financial year? 	R	


What is the estimated turnover for your current financial year? R	

Physical facilities:

Provide information on offices, factories, yards, warehouses and workshops occupied by your enterprise (attach details if the space provided is not enough)

	
	Description
	Address
	Area (m²)

	1.
	
	
	

	2.
	
	
	

	3.
	
	
	

	4.
	
	
	

	5.
	
	
	

	6.
	
	
	




	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	

Tenderer
	




[bookmark: _Toc432755728]T 2.2.6	Schedule of Construction Equipment 

The following are lists of major items of relevant equipment that the bidder presently owns or leases and will have available for this contract or will acquire or hire for this contract if my / our tender is accepted.

	
	Quantity
	Description, size, capacity, etc.
	Indicate if equipment is: 
· owned, 
· rented, 
· will be rented 
· will be bought
and availability %

	1.
	
	
	………………….

	
	
	
	………%

	2.
	
	
	………………….

	
	
	
	………%

	3.
	
	
	………………….

	
	
	
	………%

	4.
	
	
	………………….

	
	
	
	………%

	5.
	
	
	………………….

	
	
	
	………%

	6.
	
	
	………………….

	
	
	
	………%

	7.
	
	
	………………….

	
	
	
	………%

	8.
	
	
	………………….

	
	
	
	………%

	9.
	
	
	………………….

	
	
	
	………%



Note: Please limit information to this page only. Do not attach any additional information.
	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	

Tenderer
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T 2.2.7	Current Workload

List your current contracts and obligations:

	
	Description
	Value (R)
	Start date
	Duration
	Expected completion date

	1.
	
	
	
	
	

	2.
	
	
	
	
	

	3.
	
	
	
	
	

	4.
	
	
	
	
	

	5.
	
	
	
	
	

	6.
	
	
	
	
	

	7.
	
	
	
	
	



Note : Please limit information to this page only. Do not attach any additional information

Do you have the capacity to supply the goods and services described in this tender, should the contract be awarded to you? 	(Tick)
	YES
	

	NO
	

	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	

Tenderer
	




[bookmark: _Toc432755730]T 2.2.8	Schedule of Previous Work carried out by Tenderer

	The experience of the tenderer or joint venture partners and or B-BBEE sub-contractors in the case of an unincorporated joint venture or consortium as opposed to the key staff members / experts in similar projects or similar areas and conditions in relation to the scope of work over the last five years will be evaluated.

Tenderers should very briefly describe his or her experience in this regard and attach this to this schedule. The Tenderer should also attach previous work carried out by his joint venture partners and or B-BBEE sub-contractors, their previous work experience will be assessed as part of functionality.

The description should be put in tabular form with the following headings (One table for the Tenderer and separate tables for each joint venture partner and or B-BBEE sub-contractor):


	Employer, contact person and telephone number, where available
	Description of work (service)
	Value of work (i.e. the service provided) inclusive of VAT (Rand)
	Date completed

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	

	
	
	
	



The undersigned, who warrants that he / she is duly authorised to do so on behalf of the enterprise, confirms that the contents of this schedule are within his / her personal knowledge and are to the best of his / her belief both true and correct.
	Signed
	
	Date
	

	Name
	
	Position
	

	Tenderer
	





REFEREES REPORT OF PERFORMANCE ON PREVIOUS RELEVANT PROJECTS COMPLETED: (make copies and supply referee with copy of report)

Contractor 	: 	
Project	: 	
Contract Number:			Year completed: 		
Year Completed: 	
	Category
	Yes
	No

	Project Delivery: Did the Contractor comply with specification?
	
	

	Programme: Did the Contractor adhere to the programme?
	
	

	SHEQ: Did the Contractor comply with Health and Safety, Environmental and Quality requirements?
	
	

	Communication: Did the Contractor provide the Employer/Employer’s Agent with copies of all site records on site, i.e. site diaries, material delivery notes, safety files, incidence reports, etc.?
	
	

	Would you recommend the future use of this service provider by your organisation or any other Organisation
	
	

	Total
	

	If No, then why not?
	


Referee’s Details:
Organisation	: 	
Organisation Representative	: 	
Position in the Organisation	: 	
Signature	: 			Date:	
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T 2.2.9	Key Personnel Numbers

In terms of the Project Specification and the Conditions of Tender, unskilled workers may only be brought in from outside the local community if such personnel are not available locally.

The Tenderer shall list below the number of personnel which he intends to utilize on the Works, including key personnel which may have to be brought in from outside if not available locally.

	CATEGORY OF EMPLOYEE
	NUMBER OF PERSONS

	
	KEY PERSONNEL, PART OF THE CONTRACTOR'S ORGANISATION
	KEY PERSONNEL TO BE IMPORTED IF NOT AVAILABLE LOCALLY
	UNSKILLED PERSONNEL TO BE RECRUITED FROM LOCAL COMMUNITY

	Site Agent, Project Managers
	
	
	

	Foremen, Quality Control and Safety Personnel
	
	
	

	Technicians, Surveyors, etc
	
	
	

	Artisans and other Skilled Workers
	
	
	

	Plant Operators
	
	
	

	Unskilled Workers
	
	
	

	Others:..........................


.....................................


...…..…………………..
	
	
	




	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	
Tenderer
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T 2.2.10	Experience of Key Staff

	The experience of assigned staff member in relation to the scope of work will be evaluated from three different points of view:

1) General experience (total duration of professional activity), level of education and training and positions held of each discipline specific team leader.
2) The education, training, skills and experience of the Assigned Staff in the specific sector, field, subject, etc. which is directly linked to the scope of work.  
3) The key staff members’ / experts’ knowledge of issues which the tenderer considers pertinent to the project e.g. local conditions, affected communities, legislation, techniques etc.

A CV of the Contract Manager, the Design Engineer, the Site Agent/Construction Manager, the General Foreman, and the OHS Officer of not more than 3 pages should be attached to this schedule:

Each CV should be structured under the following headings:
1 Personal particulars
- name
- date and place of birth
- highest tertiary education and dates of qualification
- professional associations
2 Qualifications (degrees, diplomas, grades of membership of professional societies and professional   registrations)
3 Relevant Skills
4 Name of current employer and position in enterprise
5 Overview of post graduate / diploma experience (year, organization and position)
6 Outline of recent assignments / experience that has a bearing on the scope of work
7 Duration (years) of relevant experience for nominated position



The undersigned, who warrants that he / she is duly authorised to do so on behalf of the enterprise, confirms that the contents of this schedule are within his / her personal knowledge and are to the best of his/her belief both true and correct.
	Signed
	
	Date
	

	Name
	
	Position
	

	Tenderer
	




Provide separate forms for each position listed in Form: Key Personnel
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T 2.2.11	Schedule of Proposed Sub-contractors

	We notify you that it is our intention to employ the following Sub-contractors for work in this contract. 

If we are awarded a contract we agree that this notification does not change the requirement for us to submit the names of proposed Sub-contractors in accordance with requirements in the contract for such appointments.  If there are no such requirements in the contract, then your written acceptance of this list shall be binding between us.

We confirm that all Sub-contractors who are contracted to construct a house are registered as home builders with the National Home Builders Registration Council.

	Name and address of proposed Sub-contractor
	Nature and extent of work to be done
	Value relative to total contract value (%)

	
	
	

	
	
	

	
	
	

	
	
	
	

	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	
Tenderer
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T 2.2.12	Project Execution Approach and Methodology

The tenderer is required to submit an approach and methodology statement setting out how the work is to be undertaken in general and with particular reference, inter alia, to the following:

· Project Initiation
· Site Investigations
· Treatment Processes verification
· Mechanical Design
· Electrical Design
· Instrumentation and Control
· Existing equipment and structures condition assessment
· Draining and cleaning of existing wastewater structures
· Procurement Strategy;
· Mechanical and Electrical Installation
· Testing and Commissioning
· Quality Management
· Training and Operational Readiness
This list is not exhaustive but is provided to assist with preparation of the approach and methodology

The tenderer must attach the Approach and Methodology to this page or as a clearly marked annexure.

The approach and methodology must respond to the Scope of Work and outline the proposed approach / methodology. The approach and methodology should articulate what value the Tenderer will add by in achieving the stated objectives for the project.

The Tenderer must as such explain his / her understanding of the objectives of the assignment and the Employer’s stated and implied requirements, highlight the issues of importance, and explain the technical approach they would adopt to address them.  The approach paper should explain the methodologies which are to be adopted, demonstrate the compatibility of those methodologies with the proposed approach.  The approach should also include a quality plan which outlines processes, procedures and associated resources, applied by whom and when, to meet the requirements and indicate how safety and risks will be managed and what contribution can be made regarding value management.
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T 2.2.13	Financial Reference

FINANCIAL STATEMENTS

I/We agree to submit audited financial statements (AFS) for companies required by law to be audited.


DETAILS OF TENDERING ENTITY’S BANK

If the tenderer is a Joint Venture or partnership, the information requested below is required for each member / partner.

I/We hereby authorise the Employer/Engineer to approach all or any of the following banks for the purposes of obtaining a financial reference:

	DESCRIPTION OF
BANK DETAIL
	BANK DETAILS APPLICABLE TO
TENDERER

	Name of bank
	
	Contact person
	

	Branch name
	

	Branch code
	

	Street address
	


	Postal address
	


	Telephone number
	(        )
	Fax number
	

	Account number
	

	Type of account, (i.e. cheque account, etc)
	



Failure to provide either the required bank details or a certified bank rating with its tender, will lead to the conclusion that the Tenderer does not have the necessary financial resources at its disposal to complete the contract successfully within the specified time for completion.

The Employer undertakes to treat the information thus obtained as confidential, strictly for the use of evaluation of the tender submitted by the Tenderer.
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T 2.2.14	Details of Alternative Tenders Submitted

See condition of tender and Tender Data F 2.12

	DESCRIPTION

	

	

	

	

	

	

	

	

	

	

	

	

	

	Signed
	
	Date
	

	Name
	
	Position
	

	Tenderer
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T 2.2.15	Proposed Organisation and staffing

The tenderer should propose the structure and composition of their team i.e. the main disciplines involved, the key staff member / expert responsible for each discipline, and the proposed technical and support staff and site staff. The roles and responsibilities of each key staff member / expert should be set out as job descriptions.  In the case of an association / joint venture / consortium, it should indicate how the duties and responsibilities are to be shared.

















The undersigned, who warrants that he / she is duly authorised to do so on behalf of the enterprise, confirms that the contents of this schedule are within his/her personal knowledge and are to the best of his / her belief both true and correct.

	Signed
	
	Date
	

	Name
	
	Position
	

	Tenderer
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T 2.2.16	Proposed Joint Venture Agreement

The Tenderer shall attach hereto a copy of the proposed Joint Venture Agreement or pre-contract a Heads of Agreement/Memorandum of Understanding to enter into a Joint Venture or a Subcontract Agreement on award of the contract (if applicable) and completed Enterprise Declaration forms for each of the contracting parties (if applicable).

	If not a Joint Venture indicate as such on this page
	Joint Venture:
	YES
	
	NO
	



Refer to T2.2.1 (iv) “Certificate of authority for Joint Venture” and also insert information pertaining to the above.

If Joint Venture and any member company of the Joint Venture is a B-BBEE company, indicate below the share of the B-BBEE of the contract value.

	Name and address of proposed JV partner company
	Nature and extent of work to be done
	Value relative to total contract value (%)

	
	
	

	
	
	

	
	
	

	Signed
	
	Date
	

	Name
	
	Position
	

	Tenderer
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T 2.2.17	Tax Clearance Certificate
· 
· 
Tax Compliance Status letter (with PIN) obtained from SARS to be inserted here.


IMPORTANT NOTES: 

1. The following is an abstract from the Preferential Procurement Regulations 2001 promulgated with the Preferential Policy Framework Act No 5 of 2000:

Tax clearance certificate

16.	No contract may be awarded to a person who has failed to submit an original Tax Clearance Certificate from the South African Revenue Service (“SARS”) certifying the taxes of that person to be in order or those suitable arrangements have been made with SARS."

2. The ST 5.1 form, Application for Tax Clearance Certificate (in respect of tenders), must be completed by the tenderer in every detail and submitted to the Receiver of Revenue where the tenderer is registered for income tax purposes.  The Receiver of Revenue will then furnish the tenderer with a Tax Clearance Certificate that will be valid for 6 months from date of issue.  This Tax Clearance Certificate must be submitted in the original form with the tender that is before the closing time and date of the tender. 

The tenderer may submit a Tax Compliance Status letter (with PIN) as an alternative to the original and valid Tax Clearance Certificate

Each party to a Consortium / Joint Venture / Subcontractors must submit a separate Tax Clearance Certificate or Tax Compliance Status letter (with PIN).
 
Failure to submit a Tax Compliance Status letter (with PIN) will invalidate the tender.
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T 2.2.18	Broad-Based Black Economic Empowerment (B-BBEE) Status Level Certificates

1. Bidders are required to submit original and valid B-BBEE Status Level Verification Certificates or certified copies thereof together with their bids, to substantiate their B-BBEE rating claims.

2. Bidders who do not submit B-BBEE Status Level Verification Certificates or are non-compliant contributors to B-BBEE do not qualify for preference points for BBBEE but should not be disqualified from the bidding process. 

3. A trust, consortium or joint venture must submit a consolidated B-BBEE Status Level Verification Certificate for every separate bid.

4. Public entities and tertiary institutions must also submit B-BBEE Status Level Verification Certificates together with their bids.

Refer to T2.2.4 Preference points claimed in terms of Preferential Procurement Regulations 2017, point 7 and point 9.9 and also insert information pertaining to the above.




T 2.2.19	Contractor's Registration with CIDB


Provide CRS Number of CIDB Certificate of Registration:     …………………………………..



Tenderers who have made application to CIDB for registration and are capable of being so registered prior to the evaluation of submissions must attach a notification from CIDB that their application is being considered.





Also see Tender Data F 2.1 for more detail. 
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The Tenderer must attach hereto a letter from the bank or institution with whom he has made the necessary arrangements, to the effect that the said bank or institution will be prepared to provide the required performance guarantee when asked to do so.


Failure to provide the Letter of Intent will lead to the conclusion that the tenderer does not have the financial capacity to undertake the work and will lead to the disqualification of the tender
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T 2.2.21	Registration Certificate / Agreement / Powers of Attorney / ID Document (if Applicable)


Important note to Tenderer: Registration Certificates for Companies, Close Corporation and Partnerships, or Agreements and Powers of Attorney for Joint Ventures, or ID Document for Sole Proprietor, all as referred to in the foregoing forms and in T2.1 must be inserted under this heading.
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T 2.2.22	Quality Control Procedures 


Tenderers are required to submit a quality management system and a project quality assurance and control plan as part of their quality control procedures. These quality control practices and procedures which ensure compliance with stated employer’s requirements will be evaluated.


The quality management system should be accredited externally and should include an audit report and personnel report. The Tenderers should also very briefly outline his or her procedures in relation to the project quality assurance and control plan and this must be specific to the scope of work and attach this to this schedule. 













The undersigned, who warrants that he / she is duly authorised to do so on behalf of the enterprise, confirms that the contents of this schedule are within his / her personal knowledge and are to the best of his/her belief both true and correct.

	Signed
	
	Date
	

	Name
	
	Position
	

	Tenderer
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T 2.2.23	Form Concerning Fulfilment of the Construction Regulations, 2014

In terms of Clause 5(1)(h) of the Occupational Health and Safety Act, Act no 85 of 1993 (OHSA) Construction Regulations 2014 (referred to as "the Regulations" hereafter), a Contractor may only be appointed to perform construction work if the Employer is satisfied that the Contractor has the necessary competencies and resources to carry out the work safely in accordance with the Occupational Health and Safety Act No 85 of 1993 and the OHSA 1993 Construction Regulations 2014. 

To that effect a person duly authorized by the tenderer must complete and sign the declaration hereafter in detail. 

Declaration by Tenderer

1.	I, the undersigned hereby declare and confirm that I am fully conversant with the Occupational Health and Safety Act No 85 of 1993 (as amended by the Occupational Health and Safety Amendment Act No 181 of 1993), and the OHSA 1993 Construction Regulations 2014.

2.	I hereby declare that my company has the competence and the necessary resources to safely carry out the construction work under this contract in compliance with the Construction Regulations and the Employer's Health and Safety Specifications.

3.	I hereby confirm that adequate provision has been made in my tendered rates and prices in the Bill of Quantities to cover the cost of all resources, actions, training and all health and safety measures envisaged in the OHSA 1993 Construction Regulations 2014, including the cost of the specific items listed in the tables hereafter. 

		(Tables to be completed by Tenderer)

	TABLE 1: COST OF SAFETY PERSONNEL

	PERSONNEL
	COSTS ALLOWED IN TENDER
	NOMINATED PERSON/S

	Construction Supervisor
	
	

	Construction Safety Officer
	
	

	Health and Safety Representatives
	
	

	PERSONNEL
	COSTS ALLOWED IN TENDER
	NOMINATED PERSON/S

	Health and Safety Committee
	
	






TABLE 2: COST OF SAFETY EQUIPMENT 

	EQUIPMENT
	STATE 
YES or NO
	COST ALLOWED FOR IN TENDER

	Hard hats
	
	

	Safety boots
	
	

	Harnesses
	
	

	Gas detectors
	
	

	Add items as per risk assessment:
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	




4.	I hereby undertake, if my tender is accepted, to provide, before commencement of the works under the contract, a suitable and sufficiently documented Health and Safety Plan in accordance with Regulation 7(1)(a) of the Construction Regulations, which plan shall be subject to approval by the Employer.

5.	I confirm that copies of my company's approved Health and Safety Plan, the Employer's Safety Specifications as well as the OHSA 1993 Construction Regulations 2014 will be provided on site and will at all times be available for inspection by the Contractor's personnel, the Employer's personnel, the Engineer and his delegated assistants, visitors, and officials and inspectors of the Department of Labour. 

6.	I hereby confirm that I will be liable for any penalties that may be applied by the Employer in terms of the said Regulations for failure on the Contractor's part to comply with the provisions of the Act and the Regulations.

7.	I agree that my failure to complete and execute this declaration to the satisfaction of the Employer will mean that I am unable to comply with the requirements of the OHSA 1993 Construction Regulations 2014, and accept that my tender will be prejudiced and may be rejected at the discretion of the Employer.



	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	
Tenderer
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T2.2.24		Compulsory Enterprise Questionnaire

MBD 1
	INVITATION TO BID–MBD 1

	YOU ARE HEREBY INVITED TO BID FOR REQUIREMENTS OF THABAZIMBI LOCAL MUNICIPALITY

	BID NUMBER:

	TECH/02/2026-2027
	CLOSING DATE:

	11 August 2026

	CLOSING TIME:

	12h00pm


	DESCRIPTION
	PROVISION OF CONSULTANCY SERVICES & REFURBISHMENT OF THABAZIMBI WASTE WATER TREATMENT WORKS (TURNKEY PROJECT)

	THE SUCCESSFUL BIDDER WILL BE REQUIRED TO FILL IN AND SIGN A WRITTEN CONTRACT FORM (MBD7).

	BID RESPONSE DOCUMENTS MAY BE SUBMITTED TO A MARKED TENDER BOX AT THE FOLLOWING ADDRESS:
THABAZIMBI LOCAL MUNICIPALITY                                                                         07 Rietbok Street                                                                                                                                                                                                                                                                                         Thabazimbi
0387
Tender documents are obtainable on e-tender portal and Municipal Website www.thabazimbi.gov.za 
	
	

	SUPPLIER INFORMATION

	NAME OF BIDDER
	

	POSTAL ADDRESS
	

	STREET ADDRESS
	

	TELEPHONE NUMBER
	CODE
	
	NUMBER
	

	CELLPHONE NUMBER
	

	FACSIMILE NUMBER
	CODE
	
	NUMBER
	

	E-MAIL ADDRESS
	

	VAT REGISTRATION NUMBER
	

	TAX COMPLIANCE STATUS
	TCS PIN:
	
	OR
	CSD No:
	

	ARE YOU THE ACCREDITED REPRESENTATIVE IN SOUTH AFRICA FOR THE GOODS
/SERVICES /WORKS OFFERED?

	Yes
No
	MILITARY VETERAN
	Yes
No

	TOTAL	NUMBER	OF	ITEMS OFFERED

	SIGNATURE OF BIDDER
	Yes No [IF YES ENCLOSE PROOF]
	ARE YOU A FOREIGN BASED SUPPLIER FOR THE GOODS /SERVICES /WORKS OFFERED?
	Yes No [IF YES, ANSWER PART B:3]

	CAPACITY UNDER  WHICH THIS BID IS SIGNED
	
	TOTAL BID PRICE

	R


	BIDDING PROCEDURE ENQUIRIES MAY BE DIRECTED TO:
	………………………………

	DATE

	

	DEPARTMENT : FINANCE
	TECHNICAL  DEPARTMENT  INFORMATION

	CONTACT PERSON
	   Mr P Selalome
	CONTACT PERSON
	Ms S Thompson

	TELEPHONE NUMBER
	064 667 1431
	TELEPHONE NUMBER
	   071 777 8640

	   E-MAIL ADDRESS
	selalomep@thabazimbi.gov.za
	   E-MAIL ADDRESS
	Thompsons@thabazimbi.gov.za




































PART B
TERMS AND CONDITIONS FOR BIDDING

	1.	BID SUBMISSION:

	1.1. BIDS MUST BE DELIVERED BY THE STIPULATED TIME TO THE CORRECT ADDRESS. LATE BIDS WILL NOT BE ACCEPTED FOR CONSIDERATION.
1.2.	ALL BIDS MUST BE SUBMITTED ON THE OFFICIAL FORMS PROVIDED– (NOT TO BE RE-TYPED) OR	ONLINE
1.3. THIS BID IS SUBJECT TO THE PREFERENTIAL PROCUREMENT POLICY FRAMEWORK ACT AND THE PREFERENTIAL PROCUREMENT REGULATIONS, 2022, THE GENERAL CONDITIONS OF CONTRACT (GCC) AND, IF APPLICABLE, ANY OTHER SPECIAL CONDITIONS OF CONTRACT.

	2.	TAX COMPLIANCE REQUIREMENTS

	2.1	BIDDERS MUST ENSURE COMPLIANCE WITH THEIR TAX OBLIGATIONS.
2.2 BIDDERS ARE REQUIRED TO SUBMIT THEIR UNIQUE PERSONAL IDENTIFICATION NUMBER (PIN) ISSUED BY SARS TO ENABLE THE ORGAN OF STATE TO VIEW THE TAXPAYER’S PROFILE AND TAX STATUS.
2.3 APPLICATION FOR THE TAX COMPLIANCE STATUS (TCS) CERTIFICATE OR PIN MAY ALSO BE MADE VIA E- FILING. IN ORDER TO USE THIS PROVISION, TAXPAYERS WILL NEED TO REGISTER WITH SARS AS E-FILERS THROUGH THE WEBSITE WWW.SARS.GOV.ZA.
2.4 FOREIGN SUPPLIERS MUST COMPLETE THE PRE-AWARD QUESTIONNAIRE IN PART B:3. 2.5 BIDDERS MAY ALSO SUBMIT A PRINTED TCS CERTIFICATE TOGETHER WITH THE BID.
2.6 IN BIDS WHERE CONSORTIA / JOINT VENTURES / SUB-CONTRACTORS ARE INVOLVED; EACH PARTY MUST SUBMIT A SEPARATE TCS CERTIFICATE / PIN / CSD NUMBER.
2.7 WHERE  NO TCS  IS  AVAILABLE  BUT THE BIDDER IS  REGISTERED ON THE  CENTRAL SUPPLIER DATABASE (CSD), A CSD NUMBER MUST BE PROVIDED.

	3.	QUESTIONNAIRE TO BIDDING FOREIGN SUPPLIERS

	3.1.	IS THE ENTITY A RESIDENT OF THE REPUBLIC OF SOUTH AFRICA (RSA)?	YES	NO
3.2. DOES THE ENTITY HAVE A BRANCH IN THE RSA? YES NO 3.3. DOES THE ENTITY HAVE A PERMANENT ESTABLISHMENT IN THE RSA? YES NO 3.4. DOES THE ENTITY HAVE ANY SOURCE OF INCOME IN THE RSA? YES NO 3.5. IS THE ENTITY LIABLE IN THE RSA FOR ANY FORM OF TAXATION? YES NO
IF  THE ANSWER  IS“NO”TO ALL  OF  THE ABOVE,  THEN  IT IS  NOT  A REQUIREMENT  TO  REGISTER  FOR  A  TAX COMPLIANCE STATUS SYSTEM PIN CODE FROM THE SOUTH AFRICAN REVENUE SERVICE (SARS) AND IF NOT REGISTER AS PER 2.3 ABOVE.


NB: FAILURE TO PROVIDE ANY OF THE ABOVE PARTICULARS MAY RENDER THE BID INVALID. NO BIDS WILL BE CONSIDERED FROM PERSONS IN THE SERVICE OF THE STATE.
SIGNATURE OF BIDDER:	……………………………………………
CAPACITY UNDER WHICH THIS BID IS SIGNED:	……………………………………………
DATE:	……………………………………………
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MBD 2
					TAX CLEARANCE CERTFICATE REQUIREMENTS
	

It	is	a	condition	of	bid	that	the	taxes	of	the	successful	bidder	must	be	in	order,	or	that	satisfactory
arrangements	have	been	made	with	South	African	Revenue	Service	(SARS)	to	meet	the	bidder’s	tax
obligations.

9	In	order	to	meet	this	requirement	bidders	are	required	to	complete	in	full	the	attached	form	TCC	001
“Application for a	Tax Clearance Certificate” and submit it to any SARS branch office nationally. The Tax
Clearance Certificate Requirements are also applicable to foreign bidders / individuals who wish to submit bids.

10 SARS will then furnish the bidder with a Tax Clearance Certificate that will be valid for a period of 1 (one) year from the date of approval.

11 The original Tax Clearance Certificate must be submitted together with the bid. Failure to submit the original and valid Tax Clearance Certificate will result in the invalidation of the bid. Certified copies of the Tax Clearance Certificate will not be acceptable.

12 In bids where Consortia / Joint Ventures / Sub-contractors are involved, each party must submit a separate Tax Clearance Certificate.

13 Copies  of  the  TCC  001  “Application  for  a Tax  Clearance  Certificate”  form  are  available  from  any SARS branch office nationally or on the website www.sars.gov.za.

14 Applications for the Tax Clearance Certificates may also be made via eFiling. In order to use this provision, taxpayers will need to register with SARS as eFilers through the website www.sars.gov.za.


MBD 4

DECLARATION OF INTEREST
1.	No Quotation will be accepted from persons in the service of the state*.
2. Any person,  having  a kinship  with  persons  in  the  service  of  the state,  including  a blood relationship, may make an offer or offers in terms of this invitation to Quotation. In view of possible allegations of favouritism, should the resulting Quotation, or part thereof, be awarded to persons connected with or related to persons in service of the state, it is required that the supplier or their authorised representative declare their position in relation to the evaluating/adjudicating authority and/or take an oath declaring his/her interest.
3. In order to give effect to the above, the following questionnaire must be completed and submitted with the Quotation:
3.1	Full Name:
…………………………………………………………………………………………………………………

3.2	Identity Number:
…………………………………………………………………………………………………………………

3.3	Company Registration Number
………………………………………………..………………………………………………………………


       3.4

Tax Reference Number
………………………………………..……………………………………………………

3.5	VAT Registration Number
…………………………………………..…………………………………………………………………

Are you presently in the service of the state	*YES / NO
3.6.1	If so, furnish particulars.
…………………………………………………………………………………………………………………

……………………………………………………………………………………..…………………………

3.7	Have you been in the service of the state for the past twelve months

         *YES / NO



3.7.1	If so, furnish particulars.
…………………………………………………………………………………..……………………………

……………………………………………………………………………………………..…………………
…………………………………………………………………………………………………………………
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3.8 Do you have any relationship (family, friend, other) with persons in the service of the state and who may be involved with the evaluation and or adjudication of this Quotation?			*YES / NO  
3.8.1	If so, furnish particulars.
…………………………………………………………………………………..…………………………
…………
3.9 Are you aware of any relationship (family, friend, other) between a supplier and any persons in the service of the state who may be involved with the evaluation and or adjudication of this Quotation
*YES / NO 
3.9.1	If so, furnish particulars
…………………………………………………………………………………..………………………
…………………………………………………………………………………..………………………





































MSCM Regulations:“inthe service of the state” means to be–(a) a member of–
i.	any municipal council;
i.	any provincial legislature; or
ii. the national Assembly or the national Council of provinces; (b) a member of the board of directors of any municipal entity;
(c)	an official of any municipality or municipal entity;
(d) an employee of any national or provincial department, national or provincial public entity or constitutional institution within the meaning of the Public Finance Management Act, 1999 (Act No.1 of 1999);
(e) a member of the accounting authority of any national or provincial public entity; or (f) an employee of Parliament or a provincial legislature
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Are any of the company’s directors, managers, principal shareholders or stakeholders in service
of the state? 										*YES / NO*
3.10.1 If so, furnish particulars.
…………………………………………………………………………………..………………………
………………


3.11 Are any spouse, child or parent of the company’s directors, managers, principal shareholders or stakeholders in service of the state?                                                                  
          *YES / NO 

3.11.1 If so, furnish particulars.
…………………………………………………………………………………..………………………………………………………………
…………………………………………………………………………………..………………………………………………………………
………………………………………………………………………………………………………………………………………………….
………………………………………………………………………………………………………………………………………………....


3.12	Are any of the company’s directors, trustees, managers,
Principle shareholders or stakeholders in service of the state?	YES / NO
3.12.1 If yes, furnish particulars.
……………………………………………………………………………….
……………………………………………………………………………….
3.13 Are any spouse, child or parent of the company directors trustees, managers, principle shareholders or stakeholders
in service of the state?	YES / NO
3.13.1	If yes, furnish particulars.
……………………………………………………………………………….
……………………………………………………………………………….
3.14 Do you or any of the directors, trustees, managers, principle shareholders, or stakeholders of this company have any interest in any other related companies or
business whether or not they are bidding for this contract.	YES / NO
3.14.1	If yes, furnish particulars:
……………………………………………………………………………..
……………………………………………………………………………..
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4.	Full details of directors / trustees / members / shareholders.

	Full Name
	Identity Number
	State Employee Number

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	

	
	
	





…………………………………..	……………………………………..
Signature	Date




………………………………….	………………………………………
Capacity	Name of Bidder
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MBD 5



DECLARATION FOR PROCUREMENT ABOVE R10 MILLION (ALL APPLICABLE TAXES INCLUDED)



For all procurement expected to exceed R10 million (all applicable taxes included), bidders must complete the following questionnaire:
1	Are you by law required to prepare annual financial statements for auditing?


1.1 If yes, submit audited annual financial statements for the past three years or since the date of establishment if established during the past three years.
…………………………………………………………………………………………………………………………
2 Do you have any outstanding undisputed commitments for municipal services towards any municipality for more than three months or any other service provider in respect of which payment is overdue for more than 30 days? YES /  NO


2.1 If no, this serves to certify that the bidder has no undisputed commitments for municipal services towards any municipality for more than three months or other service provider in respect of which payment is
overdue for more than 30 days.


If yes, provide particulars.	* Delete if not applicable*YES / NO
……………………………………………………………………………………………………………………


3 Has any contract been awarded to you by an organ of state during the past five years, including particulars of any material noncompliance or dispute concerning the execution of such contract?


3.1	If yes, furnish particulars
…………………………………………………………………………………………………………………
4. Will any portion of goods or services be sourced from outside the Republic, and, if so, what portion and whether any portion of payment from the municipality / municipal entity is expected to be transferred out of the Republic?
4.1 If yes, furnish particulars
……………………………………………………………………………………………………....
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CERTIFICATION


I, THE UNDERSIGNED (NAME) ....................................................................................................
CERTIFY THAT THE INFORMATION FURNISHED ON THIS DECLARATION FORM IS CORRECT. I ACCEPT THAT THE STATE MAY ACT AGAINST ME SHOULD THIS DECLARATION PROVE TO BE FALSE.



...............................................................................	...........................................................................
Signature	Date



.................................................................	...........................................................
Capacity	Name of Bidder




MBD 6.1
PREFERENCE POINTS CLAIM FORM IN TERMS OF THE PREFERENTIAL PROCUREMENT REGULATIONS 2017
This preference form must form part of all bids invited. It contains general information and serves as a claim form for preference points for Specific Goals
NB: BEFORE COMPLETING THIS FORM, BIDDERS MUST STUDY THE GENERAL CONDITIONS, DEFINITIONS  AND  DIRECTIVES  APPLICABLE IN  RESPECT  OF  B-BBEE,  AS PRESCRIBED  IN THE PREFERENTIAL PROCUREMENT REGULATIONS, 2017.



1.	GENERAL CONDITIONS
1.1	The following preference point systems are applicable to all bids:
- the 80/20 system for requirements with a Rand value of up to R50 000 000 (all applicable taxes included); and - the 90/10 system for requirements with a Rand value above R50 000 000 (all applicable taxes included).
1.2	To be completed by the organ of state
(delete whichever is not applicable for this tender).
a)	The applicable preference point system for this tender is the 90/10 preference point system.
b)	The applicable preference point system for this tender is the 80/20 preference point system.
c) Either the 90/10 or 80/20 preference point system will be applicable in this tender. The lowest/ highest acceptable tender will be used to determine the accurate system once tenders are
received.
1.3	Points for this tender (even in the case of a tender for income-generating contracts) shall be awarded for:
(a) Price; and
(c)	Specific Goals.
The maximum points for this bid are allocated as follows:

	
	POINTS

	PRICE
	80

	SPECIFIC GOALS
	20

	Total points for Price and Specific Goals  must not exceed
	100



 
1.4 The purchaser reserves the right to require of a bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim in regard to preferences, in any manner required by the purchaser.
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2.	DEFINITIONS
(a) “Specific Goals” means clear objectives that a company sets to make its supply chain work better, cheaper, faster, and more reliable.
(b) “B-BBEE” means broad-based black economic empowerment as defined in section 1 of the Broad- Based Black Economic Empowerment Act;
(c) “B-BBEE status level of contributor” means the B-BBEE status of an entity in terms of a code of good practice on black economic empowerment, issued in terms of section 9(1) of the Broad-Based Black Economic Empowerment Act;
(d)	“bid”means a written offer in a prescribed or stipulated form in response to an invitation by an organ
of state for the provision of goods or services, through price quotations, advertised competitive bidding processes or proposals;
(e) “Broad-Based  Black  Economic  Empowerment Act”  means  the  Broad-Based  Black Economic Empowerment Act, 2003 (Act No. 53 of 2003);
(f) “EME”means an Exempted Micro Enterprise in terms of a code of good practice on black economic empowerment issued in terms of section 9 (1) of the Broad-Based Black Economic Empowerment Act;
(g) “functionality” means  the  ability  of  a tenderer  to  provide  goods  or  services in  accordance  with specifications as set out in the tender documents.
(h) “price”includes all applicable taxes less all unconditional discounts; 
(i) “proof of B-BBEE status level of contributor” means:
1) B-BBEE Status level certificate issued by an authorized body
or person; 2) A sworn affidavit as prescribed by the B-BBEE Codes of Good Practice;
3) Any other requirement prescribed in terms of the B-BBEE Act;
(j) “QSE”means a qualifying small business enterprise in terms of a code of good practice on black economic empowerment issued in terms of section 9 (1) of the Broad-Based Black Economic Empowerment Act;
(k) “rand value” means the total estimated value of a contract in Rand, calculated at the time of bid invitation, and includes all applicable taxes;



3. FORMULAE FOR PROCUREMENT OF GOODS AND SERVICES 4.1  POINTS AWARDED FOR PRICE
4.1.1	THE 80/20 OR 90/10 PREFERENCE POINT SYSTEMS
A maximum of 80 or 90 points is allocated for price on the following basis:
80/20	or	90/10
[image: ][image: ]
or Where
Ps = Points scored for price of bid under consideration Pt = Price of bid under consideration
Pmin	=	Price of lowest acceptable bid
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4.2  FORMULAE FOR DISPOSAL OR LEASING OF STATE ASSETS AND INCOME-GENERATING PROCUREMENT
POINTS AWARDED FOR PRICE


A maximum of 80 or 90 points is allocated for price on the following basis:
80/20	or	90/10[image: ][image: ]
or

Where
Ps = Points scored for price of bid under consideration Pt = Price of bid under consideration
Pmax	=	Price of highest acceptable bid



4.	POINTS AWARDED FOR SPECIFIC GOALS 
4.1. In terms of Regulation 4(2); 5(2); 6(2) and 7(2) of the Preferential Procurement Regulations, preference points must be awarded for specific goals stated in the tender. For the purposes of this tender the tenderer will be allocated points based on the goals stated in table 1 below as may be supported by proof/ documentation stated in the conditions of this tender:
4.2. In cases where organs of state intend to use Regulation 3(2) of the Regulations, which states that, if it is unclear whether the 80/20 or 90/10 preference point system applies, an organ of state must, in the tender documents, stipulate in the case of—
(a)  an  invitation  for  tender for  income-generating  contracts, that  either  the 80/20  or  90/10 preference point system will apply and that the highest acceptable tender will be used to determine the applicable preference point system; or
(b)  any other invitation for tender, that either the 80/20 or 90/10 preference point system will apply  and  that  the  lowest acceptable  tender  will be  used  to  determine  the  applicable preference point system,
then the organ of state must indicate the points allocated for specific goals for both the 90/10 and 80/20 preference point system.
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Bids will be evaluated in accordance with the prescripts of the Preferential Procurement Policy Framework Act (PPPFA) and the associated Preferential Procurement Regulations of 2022, which stipulate a 80/20 preference point system for acquisition of goods or services for Rand value equal to or above R0.00 and up to R50 million.


Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of race:
	Black-owned
	Number
of	points
on 80/20 points system
	Number
of	points
on 90/10 points system
	Required Proof

	51-100%Black-owned enterprise
	8
	3
	CSD Report and ID Copy

	41-50% Black-owned enterprise
	6
	2
	CSD Report and ID Copy

	31-40%Black-owned enterprise
	4
	1
	CSD Report and ID Copy

	21-30% Black-owned enterprise
	2
	0
	CSD Report and ID Copy

	0-20% Black-owned enterprise
	1
	0
	CSD Report and ID Copy



Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of gender:
	Women-owned
	Number
of	points
on 80/20 points system
	Number of points on 90/10 points system
	Required Proof

	51-100% Women-owned enterprise
	4
	3
	CSD Report and ID Copy

	31-50% Women-owned enterprise
	3
	1
	CSD Report and ID Copy

	11-29% Women-owned enterprise
	2
	1
	CSD Report and ID Copy

	1-10% Women-owned enterprise
	1
	1
	CSD Report and ID Copy


Points for the specific goals for contracting with persons, or categories of persons, historically disadvantaged by unfair discrimination on the basis of disability:
	Disability-owned
	Number
of	points
on 80/20 points system
	Number
of	points
on 90/10 points system
	Required Proof

	51-100% Disabled-owned enterprise
	4
	2
	ID Copy, CSD Report and medical certificate

	31-50% Disabled-owned enterprise
	3
	1
	ID Copy, CSD Report and medical certificate

	11-29% Disabled-owned enterprise
	2
	1
	ID Copy, CSD Report and medical certificate

	1-10% Disabled-owned enterprise
	1
	0
	ID Copy, CSD Report and medical certificate


Points for the specific goals for contracting with persons, or categories of persons, historically dsadvantaged by unfair discrimination on the basis of youth:
	Youth-owned
	Number of points on 80/20 points system
	Number of points on 90/10 points system
	Required Proof

	51-100% Youth-
owned enterprise
	4
	2
	CSD Report and ID Copy

	31-50% Youth-owned enterprise
	3
	1
	CSD Report and ID Copy

	11-29% Youth-owned enterprise
	2
	1
	CSD Report and ID Copy

	1-10% Youth-owned enterprise
	0
	0
	CSD Report and ID Copy




5	BID DECLARATION
5.1  Bidders  who claim  points in respect of Specific Goals must complete the following:
6	SPECIFIC GOALS IN TERMS OF PARAGRAPHS 1.4 AND 4
6.1 Specific Goal points calculated :      =	………(maximumof 20 points)
(Points claimed in respect of paragraph 7.1 must be in accordance with the table reflected in paragraph 4.1 and must be substantiated.
7	SUB-CONTRACTING
7.1 SUB-CONTRACTING

7.1.1 Will any portion of the contract be sub-contracted? (Tick applicable box)

	YES
	
	NO
	


7.1.2	If yes, indicate:
i)	What percentage of the contract will besubcontracted............…………….…………%
ii)	The name of the sub-contractor…………………………………………………………..
iii)   The Specific Goals points......................................……………..
iii)	The B-BBEE status level of the sub-contractor......................................……………..
iv) Whether the sub-contractor is an EME or QSE (Tick applicable box)
	YES
	
	NO
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v)	Specify,	by	ticking	the	appropriate	box,	if	subcontracting	with	an	enterprise	in	terms	of
Preferential Procurement Regulations,2017:


	Designated Group: An EME or QSE which is at last 51% owned by:
	EME
√
	QSE
√

	Black people
	
	

	Black people who are youth
	
	

	Black people who are women
	
	

	Black people with disabilities
	
	

	Black people living in rural or underdeveloped areas or townships
	
	

	Cooperative owned by black people
	
	

	Black people who are military veterans
	
	

	OR

	Any EME
	
	

	Any QSE
	
	




8.	DECLARATION WITH REGARD TO COMPANY/FIRM
8.1	Name ofcompany/firm:…………………………………………………………………………….
8.2	VAT registrationnumber:……………………………………….…………………………………
8.3 Company registrationnumber:…………….……………………….……………………………. 8.4 TYPE OF COMPANY/ FIRM
Partnership/Joint Venture / Consortium One person business/sole propriety Close corporation[image: ][image: ][image: ]
Company[image: ]
(Pty) Limited [TICK APPLICABLE BOX][image: ]
8.5	DESCRIBE PRINCIPAL BUSINESS ACTIVITIES
……………………………………………………………………………………………………………………
…………………………
……………………………………………………………………………………………………………………
…………………………
……………………………………………………………………………………………………………………
……..
8.6 COMPANY CLASSIFICATION Manufacturer[image: ]
Supplier[image: ]
Professional service provider[image: ]
Other service providers, e.g. transporter, etc. [TICK APPLICABLE BOX][image: ]


8.7	MUNICIPAL INFORMATION
Municipality where business is situated:….……………………………………………….
Registered Account Number:………………………….
Stand Number:……………………………………………….


8.8	Total number of years the company/firm has been inbusiness:……………………………
8.9 I/we, the undersigned, who is / are duly authorised to do so on behalf of the company/firm, certify that the points claimed, based on the Specific Goals indicated in paragraphs 1.4 and 6.1
of the foregoing certificate, qualifies the company/ firm for the preference(s) shown and I / we acknowledge that:
i)	The information furnished is true and correct;
ii) The preference points claimed are in accordance with the General Conditions as indicated in paragraph 1 of this form; iii) In the event of a contract being awarded as a result of points claimed as shown in paragraphs 1.4 and 6.1, the contractor may be required to furnish documentary proof to the satisfaction of the purchaser that the claims are correct;
iv) If the Specific Goals has been claimed or obtained on a fraudulent basis or any
of the conditions of contract have not been fulfilled, the purchaser may, in addition to any other remedy it may have–

(a)	disqualify the person from the bidding process;
(b)	recover costs, losses or damages it has incurred or suffered as a	result of that
person’s conduct;
(c) cancel the contract and claim any damages which it has suffered as a result of having to make less favourable arrangements due to such cancellation;
(d) recommend that the bidder or contractor, its shareholders and directors, or only the shareholders and directors who acted on a fraudulent basis, be restricted by the National Treasury from obtaining business from any organ of state for a period not exceeding 10 years, after the audi alteram partem (hear the other side) rule has been applied; and (e) Forward the matter for criminal prosecution.







WITNESSES
1.	……………………………………..
2.	…………………………………….




……………………………………….
SIGNATURE(S) OF BIDDERS(S)
DATE:	…………………………………..
ADDRESS	…………………………………..
…………………………………..
…………………………………..
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Declaration of Bidder’s Past Supply Chain Management Practice	MBD.8

1 	This Municipal Bidding Document must form part of all bids invited.

2 	It serves as a declaration to be used by municipalities and municipal entities in ensuring that when goods and services are being procured, all reasonable steps are taken to combat the abuse of the supply chain management system.

3 	The bid of any bidder may be rejected if that bidder, or any of its directors have:
a. abused the municipality's I municipal entity's supply chain management system or committed any improper conduct in relation to such system;
b.	been convicted for fraud or corruption during the past five years;
c.	wilfully neglected, reneged on or failed to comply with any government, municipal or other public-sector contract during the past five years; or
d.	been listed in the Register for Tender Defaulters in terms of section 29 of the Prevention and Combating of Corrupt Activities Act (No 12 of 2004).

4 	In order to give effect to the above, the following questionnaire must be completed and submitted with the bid.

	Item
	Description
	Yes
	No

	4.1

	Is the bidder or any of its directors listed on National Treasury’s Database of Restricted Suppliers as companies or persons prohibited from doing business with the public sector?

(Companies or persons who are listed on this database were informed in writing of this restriction by the Accounting Officer/Authority of the institution that imposed the restriction after the audi alteram partem rule was applied).

The Database of Restricted Suppliers now resides on the National Treasury’s websites (www.treasury.gov) and can be accessed by clicking on its link at the bottom of the home page.

	
	

	4.1.1
	If so, furnish particulars:


	4.2
	Is the bidder or any of its directors listed on the Register for Tender Defaulters in terms of section 29 of the Prevention and Combating of Corrupt Activities Act (No 12 of 2004)?

The Register for Tender Defaulters can be accessed on the National Treasury’s website (ww.treasury.gov.za) by clicking on its link at the bottom of the home page.

	
	





	Item
	Description
	Yes
	No

	4.2.1
	If so, furnish particulars:






	4.3
	Was the bidder or any of its directors convicted by a court of law (including a court of law (including a court of law outside the Republic of South Africa) for fraud or corruption during the past five years?

	
	

	4.3.1
	If so, furnish particulars:





	4.4
	Does the bidder or any of its directors owe any municipal rates and taxes or municipal rates and taxes or municipal charges to the municipality/municipal entity or to any municipality / municipal entity that is in arrears for more than three months?

	
	

	4.4.1
	If so, furnish particulars:




	4.5
	Was any contract between the bidder and the municipality / municipal entity or any other organ of state terminated during the past five years on account of failure to perform on or comply with the contract?
	
	

	4.5.1
	If so, furnish particulars:






CERTIFICATION

I, THE UNDERSIGNED (FULL NAME)  ................................................CERTIFY THAT THE INFORMATION FURNISHED ON THIS DECLARATION FORM TRUE AND CORRECT.

I ACCEPT THAT, IN ADDITION TO CANCELLATION OF A CONTRACT, ACTION MAY BE TAKEN AGAINST ME SHOULD THIS DECLARATION PROVE TO BE FALSE.

......................................................	.....................................................................
Signature	Date


......................................................	....................................................................
Position	Name of bidder



Certificate of Independent Bid Determination	MBD.9

1	This Municipal Bidding Document (MBD) must form part of all bids[footnoteRef:1] invited. [1:  Includes price quotations, advertised competitive bids, limited bids and proposals.
] 


2	Section 4 (1) (b) (iii) of the Competition Act No. 89 of 1998, as amended, prohibits an agreement between, or concerted practice by, firms, or a decision by an association of firms, if it is between parties in a horizontal relationship and if it involves collusive bidding (or bid rigging) [footnoteRef:2].  Collusive bidding is a pe se prohibition meaning that it cannot be justified under any grounds. [2:  Bid rigging (or collusive bidding) occurs when businesses, that would otherwise be expected to compete, secretly conspire to raise prices or lower the quality of goods and/or services for purchasers who wish to acquire goods and/or services through a bidding process.  Bid rigging is, therefore, an agreement between competitors not to compete.] 


3	Treasury Regulation 16A9 prescribes that accounting officers and accounting authorities must take all reasonable steps to prevent abuse of the supply chain management system and authorizes accounting officers and accounting authorities to:

a.	disregard the bid of any bidder if that bidder, or any of its directors have abused the institution's supply chain management system and or committed fraud or any other improper conduct in relation to such system.

b.	cancel a contract awarded to a supplier of goods and services if the supplier committed any corrupt or fraudulent act during the bidding process or the execution of that contract.

4 		This MBD serves as a certificate of declaration that would be used by institutions to ensure that, when bids are considered, reasonable steps are taken to prevent any form of bid-rigging.

5	In order to give effect to the above, the attached Certificate of Bid Determination (MBD 9) must be completed and submitted with the bid:



I, the undersigned, in submitting the accompanying bid:


	
(Bid Number and Description)



in response to the invitation for the bid made by:


	
(Name of Institution)



do hereby make the following statements that I certify to be true and complete in every respect:


I certify, on behalf 
of: 		that: 
(Name of Bidder)



1. I have read and I understand the contents of this Certificate;
2.	I understand that the accompanying bid will be disqualified if this Certificate is found not to be true and complete in every respect;
3.	I am authorized by the bidder to sign this Certificate, and to submit the accompanying bid, on behalf of the bidder;
4.	Each person whose signature appears on the accompanying bid has been authorized by the bidder to determine the terms of, and to sign the bid, on behalf of the bidder;
5.	For the purposes of this Certificate and the accompanying bid, I understand that the word "competitor'' shall include any individual or organization, other than the bidder, whether or not affiliated with the bidder, who:
(a) 	 has been requested to submit a bid in response to this bid invitation;
(b) 	could potentially submit a bid in response to this bid invitation, based on their qualifications, abilities or experience; and
(c) 	provides the same goods and services as the bidder and/or is in the same line of business as the bidder
6.	The bidder has arrived at the accompanying bid independently from, and without consultation, communication, agreement or arrangement with any competitor.
However communication between partners in a joint venture or consortium will not be construed as collusive bidding
7. 	In particular, without limiting the generality of paragraphs 6 above, there has been no consultation, communication, agreement or arrangement with any competitor regarding:
(a) 	prices;
(b) 	geographical area where product or service will be rendered (market allocation)
(c) 	methods, factors or formulas used to calculate prices;
(d) 	the intention or decision to submit or not to submit, a bid;
(e) 	the submission of a bid which does not meet the specifications and conditions of the bid; or
(f) 	 bidding with the intention not to win the bid.
8.	In addition, there have been no consultations, communications, agreements or arrangements with any competitor regarding the quality, quantity, specifications and conditions or delivery particulars of the products or services to which this bid invitation relates.
9.	The terms of the accompanying bid have not been, and will not be, disclosed by the bidder, directly or indirectly, to any competitor, prior to the date and time of the official bid opening or of the awarding of the contract.
10.	I am aware that, in addition and without prejudice to any other remedy provided to combat any restrictive practices related to bids and contracts, bids that are suspicious will be reported to the Competition Commission for investigation and possible imposition of administrative penalties in terms of section 59 of the Competition Act No 89 of 1998 and or may be reported to the National Prosecuting Authority (NPA) for criminal investigation and or may be restricted from conducting business with the public sector for a period not exceeding ten (10) years in terms of the Prevention and Combating of Corrupt Activities Act No 12 of 2004 or any other applicable legislation.











........................................................	...................................................

Signature	Date



........................................................	....................................................
Position	Name of Bidder
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T 2.2.25	Amendments and Qualifications by Tenderer

The Tenderer should record any deviations or qualifications he may wish to make to the tender documents in this Returnable Schedule. 

The Tenderer’s attention is drawn to clause F.3.8 of the Standard Conditions of Tender referenced in the Tender Data regarding the employer’s handling of material deviations and qualifications.


	PAGE
	DESCRIPTION

	
	

	
	

	
	

	
	

	
	





	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	
Tenderer
	






[bookmark: _Toc432755750]
T 2.2.26	Proposed Programme


Refer to the project specifications C3.5.1.2 “Planning and Programming” for the programme requirements.

Tenderers are required to provide a detailed project plan listing all the activities and sub activities related to the scope of work. This must be represented in a Gantt Chart (preferably MS Project) clearly indicating an indicative commencement date as well as completion date that is in line with the clients expected duration. Duration of activities must be realistic to the scope of work. Those activities that are inter-dependant must be properly reflected. Tenderers are encouraged to provide as much relevant detail as possible to reflect their knowledge and expertise with regards to the scope. 


[bookmark: _Toc432755751]
T 2.2.27	Cash flow


An indicative cashflow based on the tender programme must be submitted, in terms of anticipated submissions of payment certificates or payment schedules to the Employer




T 2.2.28	Exchange rate and import content

The tenderer must indicate below the items of import goods subject to exchange rate and the applicable rate at the time of tendering. Further sheets may be added by the tenderer

	ITEM NO
	DESCRIPTION OF GOODS
	COUNTRY OF ORIGIN
	AMOUNT SUBJECT TO EXCHANGE
	EXCHANGE RATE
	DATE

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	

	
	
	
	
	
	




	
Signed
	
	
Date
	

	
Name
	
	
Position
	

	
Tenderer
	



[bookmark: _Toc432755752]


T 2.2.29	Schedule of Previous Work (Continuation of T2.2.8)

These forms will be used in the tender adjudication for the allocation of Functionality Points (NQ) for the relevant experience of the company. Only projects listed in these forms with the requested information from T2.2.8 will be considered for functionality points. Attachments will not be considered. 

The information provided in the following Form T2.2.30A by the Tenderer is correct and verifiable:

















	
Signed ………………………………………..
	
Date…………………………………………………

	
Name………………………………………….
	
Position……………………………………………..

	
Tenderer……………………………………….







FORM T2.2.29A – 	Schedule of Previous Wastewater Treatment Works Civil, Mechanical & Electrical Works Construction carried out by the Tenderer 

	
	DETAILS
	DESCRIPTION

	1.
	Project Name:
	

	
	Client:
	

	
	- Contact Person:
	

	
	- Contact Details:
	Tel:                                        Fax:                   
Email:
Address:


	
	Consulting Engineers:
	

	
	- Contact Person:
	

	
	- Contact Details:
	Tel:                                        Fax:                   
Email:
Address:


	
	Total Value of Project (Incl. VAT):
	R

	
	Type of Treatment Works:
	

	
	Treatment Works size:
	(i) Capacity (…………..ML/d)

	
	Project Completion Date:
	Year / Month:

	
	Total Project Scope:
	Brief description of entire project’s scope of work:






	
	Tenderer’s Value of Work (Incl. VAT):
	R

	
	Tenderer’s Scope of Work:
	□   Main contractor  □  Sub-contractor   (tick which is relevant)



	
	
Scope of Work, Please indicate if the following elements were included :
	
□   Concrete Works	□   Pumps & Motors

□   Pipe Laying (installation)	□   Mechanical Aerators 

□   Clarifiers Bridges 	□   Mechanical Mixers

□   Testing and commissioning 	□ MCC’s  

□   Chemical Dosing (Chlorine or other) 	

	
	
	




[bookmark: _Hlk24584650]T2.2.30	MBD 6.2: DECLARATION CERTIFICATE FOR LOCAL PRODUCTION AND CONTENT FOR DESIGNATED SECTORS 

This Municipal Bidding Document (MBD) must form part of all bids invited. It contains general information and serves as a declaration form for local content (local production and local content are used interchangeably).

Before completing this declaration, bidders must study the General Conditions, Definitions, Directives applicable in respect of Local Content as prescribed in the Preferential Procurement Regulations, 2017,  the South African Bureau of Standards (SABS) approved technical specification number SATS 1286:2011 (Edition 1) and the Guidance on the Calculation of Local Content together with the Local Content Declaration Templates [Annex C (Local Content Declaration: Summary Schedule), D (Imported Content Declaration: Supporting Schedule to Annex C) and E (Local Content Declaration: Supporting Schedule to Annex C)].

1. General Conditions

1.1. Preferential Procurement Regulations, 2017 (Regulation 8) make provision for the promotion of local production and content.

1.2. Regulation 8.(2) prescribes that in the case of designated sectors, organs of state must advertise such tenders with the specific bidding condition that only locally produced or manufactured goods, with a stipulated minimum threshold for local production and content will be considered.

1.3. Where necessary, for tenders referred to in paragraph 1.2 above, a two stage bidding process may be followed, where the first stage involves a minimum threshold for local production and content and the second stage price and Specific Goals.

1.4. A person awarded a contract in relation to a designated sector, may not sub-contract in such a manner that the local production and content of the overall value of the contract is reduced to below the stipulated minimum threshold.

1.5. The local content (LC) expressed as a percentage of the bid price must be calculated in accordance with the SABS approved technical specification number SATS 1286: 2011 as follows: 

	LC = [1 - x / y] * 100

Where
	x 	is the imported content in Rand
	y	is the bid price in Rand excluding value added tax (VAT) 

Prices referred to in the determination of x must be converted to Rand (ZAR) by using the exchange rate published by South African Reserve Bank (SARB) on the date of advertisement of the bid as indicated in paragraph 3.1 below.

The SABS approved technical specification number SATS 1286:2011 is accessible on http:/www.thedti.gov.za/industrial development/ip.jsp at no cost.  

1.6. A bid may be disqualified if this Declaration Certificate and the Annex C (Local Content Declaration: Summary Schedule) are not submitted as part of the bid documentation; 


2. The stipulated minimum threshold(s) for local production and content (refer to Annex A of SATS 1286:2011) for this bid is/are as follows:

Description of services, works or goods 	    Stipulated minimum threshold

Valves							     	70%
	
Plastic Pipes							100%

Residential Water Meters					40%


3.	Does any portion of the goods or services offered
	have any imported content?						
	(Tick applicable box)

	YES
	
	NO
	



3.1	 If yes, the rate(s) of exchange to be used in this bid to calculate the local content as prescribed in paragraph 1.5 of the general conditions must be the rate(s) published by SARB for the specific currency on the date of advertisement of the bid.

The relevant rates of exchange information is accessible on www.resbank.co.za

Indicate the rate(s) of exchange against the appropriate currency in the table below (refer to Annex A of SATS 1286:2011):

	Currency 
	Rates of exchange

	US Dollar
	

	Pound Sterling
	

	Euro
	

	Yen
	

	Other
	



NB: Bidders must submit proof of the SARB rate (s) of exchange used.

3. Where, after the award of a bid, challenges are experienced in meeting the stipulated minimum threshold for local content the dti must be informed accordingly in order for the dti to verify and in consultation with the AO/AA provide directives in this regard.


LOCAL CONTENT DECLARATION
(REFER TO ANNEX B OF SATS 1286:2011)

	LOCAL CONTENT DECLARATION BY CHIEF FINANCIAL OFFICER OR OTHER LEGALLY RESPONSIBLE PERSON NOMINATED IN WRITING BY THE CHIEF EXECUTIVE OR SENIOR MEMBER/PERSON WITH MANAGEMENT RESPONSIBILITY (CLOSE CORPORATION, PARTNERSHIP OR INDIVIDUAL) 

IN RESPECT OF BID NO. .................................................................................

ISSUED BY: (Procurement Authority / Name of Institution): 

.........................................................................................................................
NB   

1 The obligation to complete, duly sign and submit this declaration cannot be transferred to an external authorized representative, auditor or any other third party acting on behalf of the bidder.
2 Guidance on the Calculation of Local Content together with Local Content Declaration Templates (Annex C, D and E) is accessible on http://www.thedti.gov.za/industrial_development/ip.jsp. Bidders should first complete Declaration D.  After completing Declaration D, bidders should complete Declaration E and then consolidate the information on Declaration C. Declaration C should be submitted with the bid documentation at the closing date and time of the bid in order to substantiate the declaration made in paragraph (c) below.  Declarations D and E should be kept by the bidders for verification purposes for a period of at least 5 years. The successful bidder is required to continuously update Declarations C, D and E with the actual values for the duration of the contract.

I, the undersigned, …………………………….................................................... (full names),
do hereby declare, in my capacity as ……………………………………… ………..
of ...............................................................................................................(name of bidder entity), the following:

(a) The facts contained herein are within my own personal knowledge.

(b) I have satisfied myself that:
(i) the goods/services/works to be delivered in terms of the above-specified bid comply with the minimum local content requirements as specified in the bid, and as measured in terms of SATS 1286:2011; and
(c) The local content percentage (%) indicated below has been calculated using the formula given in clause 3 of SATS 1286:2011, the rates of exchange indicated in paragraph 3.1 above and the information contained in Declaration D and E which has been consolidated in Declaration C:
	Bid price, excluding VAT (y)    
	R

	Imported content (x), as calculated in terms of SATS 1286:2011
	R

	Stipulated minimum threshold  for local content (paragraph 3 above) 
	

	Local content %, as calculated in terms of SATS 1286:2011
	



If the bid is for more than one product, the local content percentages for each product contained in Declaration C shall be used instead of the table above.  
The local content percentages for each product has been calculated using the formula given in clause 3 of SATS 1286:2011, the rates of exchange indicated in paragraph 3.1 above and the information contained in Declaration D and E.

(d) I accept that the Procurement Authority / Institution has the right to request that the local content be verified in terms of the requirements of SATS 1286:2011.
(e) I understand that the awarding of the bid is dependent on the accuracy of the information furnished in this application. I also understand that the submission of incorrect data, or data 	that are not verifiable as described in SATS 1286:2011, may result in the Procurement Authority / Institution imposing any or all of the remedies as provided for in Regulation 14 of the Preferential Procurement Regulations, 2017 promulgated under the Preferential Policy Framework Act (PPPFA), 2000 (Act No. 5 of 2000).

	SIGNATURE: ________________________
   			

	WITNESS No. 1                                              			DATE: ___________


	WITNESS No. 2                                              			DATE: ___________











LOCAL CONTENT DECLARATION
(REFER TO ANNEX B OF SATS 1286:2011)
	
LOCAL CONTENT DECLARATION BY CHIEF FINANCIAL OFFICER OR OTHER LEGALLY RESPONSIBLE PERSON NOMINATED IN WRITING BY THE CHIEF EXECUTIVE OR SENIOR MEMBER/PERSON WITH MANAGEMENT RESPONSIBILITY (CLOSE CORPORATION, PARTNERSHIP OR INDIVIDUAL) 

IN RESPECT OF BID NO. .................................................................................

ISSUED BY: (Procurement Authority / Name of Institution): .........................................................................................................................
NB   

1	The obligation to complete, duly sign and submit this declaration cannot be transferred        to an external authorized representative, auditor or any other third party acting on behalf of the bidder.

2	Guidance on the Calculation of Local Content together with Local Content Declaration Templates (Annex C, D and E) is accessible on http://www.thdti.gov.za/industrial development/ip.jsp. Bidders should first complete Declaration D.  After completing Declaration D, bidders should complete Declaration E and then consolidate the information on Declaration C. Declaration C should be submitted with the bid documentation at the closing date and time of the bid in order to substantiate the declaration made in paragraph (c) below.  Declarations D and E should be kept by the bidders for verification purposes for a period of at least 5 years. The successful bidder is required to continuously update Declarations C, D and E with the actual values for the duration of the contract.

I, the undersigned, …………………………….................................................... (full names),
do hereby declare, in my capacity as ……………………………………… ………..
of ...............................................................................................................(name of bidder entity), the following:

(a)	The facts contained herein are within my own personal knowledge.

(b)	I have satisfied myself that:

(ii) the goods/services/works to be delivered in terms of the above-specified bid comply with the minimum local content requirements as specified in the bid, and as measured in terms of SATS 1286:2011; and
(iii) the declaration templates have been audited and certified to be correct.

(c)	The local content percentage (%) indicated below has been calculated using the formula given in clause 3 of SATS 1286:2011, the rates of exchange indicated in paragraph 4.1 above and the information contained in Declaration D and E which has been consolidated in Declaration C:

	Bid price, excluding VAT (y)    
	R

	Imported content (x), as calculated in terms of SATS 1286:2011
	R

	Stipulated minimum threshold  for local content (paragraph 3 above) 
	

	Local content %, as calculated in terms of SATS 1286:2011
	




If the bid is for more than one product, the local content percentages for each product contained in Declaration C shall be used instead of the table above.  
The local content percentages for each product has been calculated using the formula given in clause 3 of SATS 1286:2011, the rates of exchange indicated in paragraph 4.1 above and the information contained in Declaration D and E.

(d)	I accept that the Procurement Authority / Institution has the right to request that the local content be verified in terms of the requirements of SATS 1286:2011.

(e)	I understand that the awarding of the bid is dependent on the accuracy of the information furnished in this application. I also understand that the submission of incorrect data, or data that are not verifiable as described in SATS 1286:2011, may result in the Procurement Authority / Institution imposing any or all of the remedies as provided for in Regulation 13 of the Preferential Procurement Regulations, 2011 promulgated under the Preferential Policy Framework Act (PPPFA), 2000 (Act No. 5 of 2000).

SIGNATURE:			DATE:	

WITNESS No. 1:			DATE:	

WITNESS No. 2:			DATE:	





[bookmark: _Hlk37696832]	
PART C1 	AGREEMENTS AND CONTRACT DATA

IMPORTANT NOTE ON C1.1:

ALL Tenderers MUST complete and sign Form A:  OFFER (the first page hereafter).

Form B: ACCEPTANCE will be signed by the Employer and then only in the case of the successful Tenderer.

Form C: SCHEDULE OF DEVIATIONS must be signed by the Employer as well as the successful Tenderer after award of the contract.

Form D: CONFIRMATION OF RECEIPT must be signed by the successful Tenderer on receipt of a fully completed original copy of the Agreement including the Schedule of Deviations, if any. 

A tender in which Form A:  OFFER has not been completed and signed by the Tenderer, will not be valid and will be disqualified in the discretion of the Employer.



C1.1	FORM OF OFFER AND ACCEPTANCE

A: 	OFFER

The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract in respect of the following works:

THABAZIMBI WASTEWATER TREATMENT WORKS REFURBISHMENT (TURNKEY PROJECT) 

The Tenderer, identified in the Offer signature block below, has examined the documents listed in the Tender Data and addenda thereto as listed in the Tender Schedules, and by submitting this Offer has accepted the Conditions of Tender.

By the representative of the Tenderer, deemed to be duly authorized, signing this part of this Form of Offer and Acceptance, the Tenderer offers to perform all of the obligations and liabilities of the Contractor under the Contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the Conditions of Contract identified in the Contract Data.

The offered total of the prices inclusive of Value Added Tax is:

R 	 (In words	

		),

This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document to the Tenderer before the end of the period of validity stated in the Tender Data, whereupon the Tenderer becomes the party named as the Contractor in the Conditions of Contract identified in the Contract Data.


Signature: (of person authorized to sign the tender)	


Name: (of Signatory in capitals)	


Capacity: (of Signatory)	

Name and address of organisation: (Tenderer) 

	

Address:	


	

WITNESS:

Signature:	

Name: (in capitals) 	

Date: 	

[Failure of a Tenderer to sign this part of the Form of Offer and Acceptance will invalidate the tender]

B: 	ACCEPTANCE

By signing this part of the Form of Offer and Acceptance, the Employer identified below accepts the Tenderer’s Offer.  In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the Conditions of Contract identified in the Contract Data.  Acceptance of the Tenderer’s Offer shall form an agreement between the Employer and the Tenderer upon the terms and conditions contained in this Agreement and in the Contract that is the subject of this Agreement.
The terms of the contract are contained in
Part C1	Agreements and Contract Data, (which includes this Agreement)
Part C2	Pricing Data
Part C3	Scope of Work
Part C4	Site Information
and drawings and documents or parts thereof, which may be incorporated by reference into Parts C1 to C4 above.
Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Tender Schedules as well as any changes to the terms of the Offer agreed by the Tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Agreement.  No amendments to or deviations from said documents are valid unless contained in this Schedule, which must be signed by the authorised representative(s) of both parties. 
The Tenderer shall within two weeks after receiving a completed copy of this Agreement, including the Schedule of Deviations (if any), contact the Employer’s Agent (whose details are given in the Contract Data) to arrange the delivery of any other bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the Conditions of Contract identified in the Contract Data at, or just after, the date this Agreement comes into effect. Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this Agreement.
Notwithstanding anything contained herein, this Agreement comes into effect on the date when the Tenderer receives one fully completed original copy of this document, including the Schedule of Deviations (if any).  Unless the Tenderer (now Contractor) within five days of the date of such receipt notifies the Employer in writing of any reason why he cannot accept the contents of this Agreement, this Agreement shall constitute a binding contract between the parties.

For the Employer

Signature:		

Name: (in capitals)		

Capacity:		

Name and address of organisation: (Employer)		
Address:  	
Telephone number:		Fax number: 	

Signature and name of witness
 
Signature: 	   Name: (in capitals) 	
Date: 	

C:	SCHEDULE OF DEVIATIONS

Note: This Form C must not be completed at tender stage.  It will only form part of a future contract between the Employer and the successful Tenderer (now Contractor)

Notes:

1. The extent of deviations from the tender documents issued by the employer prior to the tender closing date is limited to those permitted in terms of the Conditions of Tender,
2. A Tenderer’s covering letter shall not be included in the final contract document.  Should any matter in such, letter, which constitutes a deviation as foresaid become the subject of agreements reached during the process of, offer and acceptance, the outcome of such an agreement shall be recorded here,
3. Any other matter arising from the process of offer and acceptance either as a confirmation, clarification or change to the tender documents and which it is agreed by the Parties becomes an obligation of the contract shall also be recorded here,
4. Any change or addition to the tender documents arising from the above agreements and recorded here, shall also be incorporated into the final draft of the Contract,


1	Subject	
Details	
	
	
2	Subject	
Details	
	
	
3	Subject	
Details	
	
	
4	Subject	
Details	
	
	
5	Subject	
Details	
	
	


By the duly authorised representatives signing this agreement, the Employer and the Tenderer agree to and accept the foregoing schedule of deviations as the only deviations from and amendments to the documents listed in the Tender Data and addenda thereto as listed in the Tender Schedules, as well as any confirmation, clarification or changes to the terms of the offer agreed by the Tenderer and the Employer during this process of offer and acceptance.

It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Agreement shall have any meaning or effect in the contract between the parties arising from this agreement.


FOR THE TENDERER:

Signature:		
Name:		
Capacity:		
Tenderer: (Name and address of organization)	
			
Witness:
Signature:		
Name: 		
Date: 		


FOR THE EMPLOYER

Signature:		
Name:		
Capacity:		
Employer: (Name and address of organization)	
		
Witness:
Signature:		
Name: 		
Date: 		


D:	CONFIRMATION OF RECEIPT

Note: This Form D must not be completed at tender stage.  It will only form part of a future contract between the Employer and the successful Tenderer (now Contractor)

The Tenderer, (now Contractor), identified in the Offer part of this Agreement hereby confirms receipt from the Employer, identified in the Acceptance part of this Agreement, of one fully completed original copy of this Agreement, including the Schedule of Deviations on this


the	….. (day)  of 	…………..(month)     20	 (year)

at 	 (place)


FOR THE CONTRACTOR:

Signature:		
Name:		
Capacity:		

Signature and name of witness:

Signature:		
Name: 		





C1.6
Part C1: Agreements and Contract Data	Part C1.1: Form of Offer and Acceptance
C1.2	CONTRACT DATA

C1.2.1	CONDITIONS OF CONTRACT

GENERAL CONDITIONS OF CONTRACT 

The General Conditions of Contract for Construction Works, Fourth Edition (2025) (Short title: “GCC2025”)., 2nd Print, published by the South African Institution of Civil Engineering, Private Bag X200, Halfway House, 1685 is applicable to this Contract and is obtainable from www.saice.org.za. 

It is agreed that the only variations from the said Conditions of Contract  are those set out hereafter under "Particular Conditions of Contract".

[bookmark: Contract_Data]C1.2.2	CONTRACT DATA (Applicable to this contract)
CONTRACT DATA FOR TECH/02/2026-27

PART 1:	DATA PROVIDED BY THE EMPLOYER

CONTRACT SPECIFIC DATA

The following contract specific data, referring to the General Conditions of Contract for Construction Works, Fourth Edition (2025), are applicable to this Contract:

	COMPULSORY DATA

	Clause No.
	

	1.1.1.15
	Name of Employer: Thabazimbi Local Municipality

	1.2.1.2
	Address of Employer:

Physical:	7 Rietbok Street	Postal:	Private Bag X530
Thabazimbi	Thabazimbi
0380	0380

Telephone No: +27 (014) 772 2295	

	1.1.1.16
	Name of the Employer’s Agent:  The PMU Manager – Ms S Thompson

	1.2.1.2
	Physical:	7 Rietbok Street	Postal:	Private Bag X530
Thabazimbi	Thabazimbi
0380	0380

Telephone No: +27 (014) 772 2295	

	1.1.1.13
	The Defects Liability Period is 12 months.

	1.1.1.27
	The Pricing Strategy is a Lump Sum Contract 

	5.3
	Commencement of Works

	5.3.1
	The documentation required before commencement with Works execution are: 

Health and Safety Plan (Refer to Clause 4.3)
Initial Programme (Refer to Clause 5.6)
Security (Refer to Clause 6.2)
Insurance (Refer to Clause 8.6)

	5.3.2
	The time to submit the documentation required before commencement with Works execution is 14 days 

	5.4
	Access to the Site

	5.4.2
	Access to and possession of the Site shall not be exclusive to the Contractor.

The wastewater treatment works shall remain operational throughout the Contract Period. The Employer, the Employer's operating personnel and their authorised representatives shall retain unrestricted access to all operational facilities at all times.

The Contractor shall plan and execute the Works in accordance with the approved construction programme and sequencing, allowing for phased possession of the components of the Works. The Contractor shall not interfere with the operation of the wastewater treatment works except during approved shutdowns or isolations authorised by the Employer's Agent.

The Contractor shall coordinate all desludging and cleaning activities with the Employer's operating personnel and shall provide not less than 14 days' written notice before requiring possession of any component of the plant or operational area.

No claim for additional cost or extension of time arising solely from the non-exclusive possession of the Site, phased access, or operational constraints expressly stated in the Contract Data shall be considered. 

	5.5.1/ 1.1.1.14
	Time for achieving Practical Completion 
The time for achieving Practical Completion is Thirty Two (32) Weeks which shall include all non-working and special non-working days.

	5.8.1 &
5.1.1.1
	Non-working times and special non-working days 
The non-working days are Sundays.
The special non-working days are:
(1) Statutory public holidays as declared by the National Government, including:
New Year’s Day, Human Rights Day, Good Friday, Family Day, Freedom Day, Workers’ Day, Youth Day, National Women’s Day, Heritage Day, Day of Reconciliation, Christmas Day and the Day of Goodwill
(2) The year-end break commencing at the close of business on 15 December and ending with the start of business on the 1st working day after 1 January of the next year, which commences after the Commencement Date and before the Completion Date

	5.13.1
	Penalty for Delay
The penalty for failing to complete the Works by the Due Completion Date shall be     R5 000-00 (exclusive of VAT) per calendar day.

	5.14.1
	Completion
The requirements for achieving Practical Completion are:
(1) The Works have been completed substantially in accordance with the Contract and are capable of being safely and effectively operated for their intended purpose.
(2) All wastewater treatment processes affected by the Contract have been returned to full operational service and are capable of continuous operation.
(3) All structures included in the Contract have been:
· desludged and cleaned as specified;
· refurbished as necessary;
· filled, commissioned and placed into operational service.
(4) All mechanical, electrical and instrumentation equipment has been:
· Refurbished and/or replaces
· Properly installed;
· tested;
· commissioned;
· demonstrated to operate in accordance with the Contract requirements.
(5) The Contractor has demonstrated that all safety systems, handrails, access platforms, fencing, gates, warning signage and security measures required under the Contract are complete and operational.
(6) The Site has been cleared of construction equipment, temporary works, surplus materials, debris and waste, except for items specifically required during the Defects Liability Period.
(7) All disturbed areas have been reinstated to the satisfaction of the Employer's Agent.
(8) The following documentation has been submitted and accepted:
· Operation and Maintenance Manuals.
· As-built drawings.
· Test certificates.
· Commissioning records.
· Equipment warranties and guarantees.
(9) The Contractor has completed training of the Employer's operating personnel in accordance with the Contract.
(10) Any outstanding work consists only of minor defects or omissions that:
· do not prevent the safe and efficient operation of the Works;
· do not materially affect treatment performance, durability or safety; and
· can reasonably be completed during the Defects Liability Period.

	5.16.3
	Latent Defect Period
The latent defect period is ten (10) years 

	6.2.1
	Security
The security to be provided by the Contractor shall be a Fixed Performance Guarantee of 10% of the Contract Sum plus retention of 10% of the value of the Works.

The liability of the Guarantee shall be up to the issue of the Certificate of Completion, when the Guarantee shall be returned to the Contractor. 

	6.2.3
	Expiry Date
The Expiry Date shall be the date of issue of the Certificate of Completion.

	6.5
	Daywork 

	6.5.1.1.3
	The percentage allowances to cover overhead charges for daywork which has not been included in the Daywork Schedule, are as follows:
50% of the gross remuneration of workmen and foremen actually engaged in the daywork; and
15% on the net cost of materials actually used
No allowance will be made for work done, or for materials and equipment for which daywork rates have been quoted at tender stage.

	6.8
	Adjustment in rates and/prices

	6.8.2
	Contract Price Adjustment Factor
The value of the certificates issued shall be adjusted in accordance with the Contract Price Adjustment Schedule with the following values:
The value of “x” is 0.1.
The values of the coefficients are:
a = 0.30 (Labour)
b = 0.15 (Construction Equipment) 
c = 0.50 (Material)
d = 0.05 (Fuel – Wholesale coast)

	
	“ "L" is the "Labour Index" and shall be the Consumer Price Index (CPI) for the urban area nearest to the Site, as stated in the Contract Data, and as published in the Statistical News Release P0141 Additional Tables: Table A “CPI – all items, according to area” of Statistics South Africa, or as otherwise amended after the Commencement Date by Statistics South Africa to another suitable equivalent index to be applied to the contract and which takes effect on a specific date, subject to written agreement between the Contractor and Employer.
"P" is the "Construction Equipment Index" and shall be the Producer Price Index (PPI) applicable to Civil engineering plant and as published in the Statistical Release P0151, Table 4 – “Producer Price Index for selected materials” of Statistics South Africa, or as otherwise amended after the Commencement Date by Statistics South Africa to another suitable equivalent index to be applied to the contract and which takes effect on a specific date, subject to written agreement between the Contractor and Employer.
"M" is the "Materials Index" and shall be the Producer Price Index (PPI) applicable to the Civil engineering industry and as published in the Statistical Release P0151, Table 3 – “Producer Price Index for materials used in certain industries” of Statistics South Africa, or as otherwise amended after the Commencement Date by Statistics South Africa to another suitable equivalent index to be applied to the contract and which takes effect on a specific date, subject to written agreement between the Contractor and Employer.
"F" is the "Fuel Index" and shall be the Producer Price Index (PPI) for Diesel at wholesale level for the Coast and as published in the Statistical News Release P0151, Table 4 – “Producer Price Index for materials used in certain industries” of Statistics South Africa, or as otherwise amended after the Commencement Date by Statistics South Africa to another suitable equivalent index to be applied to the contract and which takes effect on a specific date, subject to written agreement between the Contractor and Employer.”
The base month is the month prior to the closing date of the tender.

The urban area nearest the site is Thabazimbi

	6.8.3
	Variation in cost of special materials
Price adjustments for variations in the costs of special materials are not allowed

	6.10
	Payments 

	6.10.1.5
	The percentage advance on materials not yet built into the Permanent Works is: 80%.

	6.10.3
	Retention Money 
The percentage retention on the amounts due to the Contractor is 10% (ten percent) of the value of the works. A guarantee in lieu of retention money is not permitted.

	8.6.1
	Insurances

	8.6.1.1.2
	The Value of Plant and materials supplied by the Employer to be included in the insurance sum is : Not Required

	8.6.1.1.3
	The amount to cover professional fees for repairing damage and loss to be included in the insurance sum is : 14% of the replacement value of the damage to the Works

	8.6.1.3
	The limit of indemnity for liability insurance is : R10 000 000 (Ten Million Rand) for any one occurrence, with no limit on the number of occurrences during the Contract Period

	8.6.1.5
	The Contractor shall effect and maintain Professional Indemnity Insurance for all design services associated with the Works, including those undertaken by its employees, consultants and specialist subcontractors. The insurance shall provide a minimum limit of indemnity of R25 000 000 (Twenty Five Million Rand) for each and every claim, with automatic reinstatement where available, and shall remain in force from the Commencement Date until five (5) years after Final Completion. The policy shall cover negligent acts, errors and omissions arising from the design of the Works. The Contractor shall submit certificates of insurance and evidence of premium payment before commencing design activities and upon each renewal. The Employer's Agent's review or acceptance of any design submission shall not relieve the Contractor of its responsibility for the adequacy, correctness or fitness for purpose of the design.

	10.5
	Adjudication
The Adjudication Board shall be selected and appointed in terms of the CIDB Best Practice Guidelines #C3, with special reference to its Annexure 1 (Agreement as in C1.3.3 hereafter).

	10.5.3
	The number of Adjudication Board Members to be appointed is one (1)

	10.7.1
	Arbitration
If, after adjudication, a dispute is still unresolved, the dispute shall be resolved by arbitration.



PART 2:	DATA PROVIDED BY THE CONTRACTOR

	GCC REF. CLAUSE No
	

	1.1.1.9
	Name of Contractor:	

	1.2.1.2
	Address of Contractor:

Physical:		  Postal:  	
						

Telephone No: 	  	Fax No: 	
E-mail: 	

	6.2.1
	Security
The security to be provided by the Contractor shall be as stated in Part 1: Data provided by the Employer in sub-clause 6.2.1




C1.16
Part C1: Agreements and Contract Data	Part C1.2: Contract Data
C1.3:	FORMS TO BE COMPLETED BY SUCCESSFUL TENDERER






C1.3.1 	PERFORMANCE GUARANTEE

PRO FORMA

For use with General Conditions of Contract for Construction Works, Fourth Edition, 2025.

GUARANTOR DETAILS AND DEFINITIONS

“Guarantor” means:	

Physical address:	

“Employer” means:	Thabazimbi Local Municipality

“Contractor” means:	

“Employer’s Agent” means:	The PMU Manager

“Works” means:	Contract No. TECH/02/2026-27 THABAZIMBI WASTEWATER TREATMENT WORKS REFURBISHMENT (TURNKEY PROJECT)
 
“Site” means:	The areas covered by:
1. Thabazimbi Wastewater Treatment Works

“Contract” means: 	The Agreement made in terms of the Form of Offer and Acceptance and such amendments or additions to the Contract as may be agreed in writing between the parties.

“Contract Sum” means:	The accepted amount inclusive of tax of R 	

Amount in words: 	

 “Guaranteed Sum” means: The maximum aggregate amount of R 	

Amount in words: 	

“Expiry Date” means: 	Date of issue of the Certificate of Completion of the Works


CONTRACT DETAILS

The Employer’s Agent issues:  Interim Payment Certificates, Final Payment Certificate and the Certificate of Completion of the Works as defined in the Contract.

PERFORMANCE GUARANTEE

1. The Guarantor’s liability shall be limited to the amount of the Guaranteed Sum.

2. The Guarantor’s period of liability shall be from and including the date of issue of this Performance Guarantee and up to the date of issue by the Employer’s Agent of the Certificate of Completion of the Works, or the date of payment in full of the Guaranteed Sum, or the Expiry Date, whichever occurs first

3. The Guarantor hereby acknowledges that:
3.1 any reference in this Performance Guarantee to the Contract is made for the purpose of convenience and shall not be construed as any intention whatsoever to create an accessory obligation or any intention whatsoever to create a surety ship;
3.2 	its obligation under this Performance Guarantee is restricted to the payment of money.

4. Subject to the Guarantor’s maximum liability referred to in 1, the Guarantor hereby undertakes to pay the Employer the sum certified upon receipt of the documents identified in 4.1 to 4.3:
4.1 A copy of a first written demand issued by the Employer to the Contractor stating that payment of a sum certified by the Employer’s Agent in an Interim or Final Payment Certificate has not been made in terms of the Contract and failing such payment within seven (7) calendar day, the Employer intends to call upon the Guarantor to make payment in terms of 4.2;
4.2 A first written demand issued by the Employer to the Guarantor at the Guarantor’s physical address with a copy to the Contractor stating that a period of seven (7) days has elapsed since the first written demand in terms of 4.1 and the sum certified has still not been paid;
4.3 A copy of the aforesaid payment certificate which entitles the Employer to receive payment in terms of the Contract of the sum certified in 4.

5. Subject to the Guarantor’s maximum liability referred to in 1, the guarantor undertakes to pay to the Employer the Guaranteed Sum or the full outstanding balance upon receipt of a first written demand from the Employer to the Guarantor at the Guarantor’s physical address calling up this Performance Guarantee, such demand stating that:
5.1 The Contract has been terminated due to the Contractor’s default and that this Performance Guarantee is called up in terms of 5; or
5.2 A provisional or final sequestration or liquidation court order has been granted against the Contractor and that the Performance Guarantee is called up in terms of 5; and 
5.3 The aforesaid written demand is accompanied by a copy of the notice of termination and/or the provisional/final sequestration and/or the provisional liquidation court order.

6. It is recorded that the aggregate amount of payments required to be made by the Guarantor in terms of 4 and 5 shall not exceed the Guarantor’s maximum liability in terms of 1.

7. Where the Guarantor has made payment in terms of 5, the Employer shall upon the date of issue of the Final Payment Certificate submit an expense account to the Guarantor showing how all monies received in terms of this Performance Guarantee have been expended and shall refund to the Guarantor any resulting surplus.  All monies refunded to the Guarantor in terms of this Performance Guarantee shall bear interest at the prime overdraft rate of the Employer’s bank compounded monthly and calculated from the date payment was made by the Guarantor to the Employer until the date of refund.

8. Payment by the Guarantor in terms of 4 or 5 shall be made within seven (7) calendar days upon receipt of the first written demand to the Guarantor.

9. Payment by the Guarantor in terms of 5 will only be made against the return of the original Performance Guarantee by the Employer.

10. The Employer shall have the absolute right to arrange his affairs with the Contractor in any manner which the Employer may deem fit and the Guarantor shall not have the right to claim his release from this Performance Guarantee on account of any conduct alleged to be prejudicial to the Guarantor.

11. The Guarantor chooses the physical address as stated above for the service of all notices for all purposes in connection herewith.

12. This Performance Guarantee is neither negotiable nor transferable and shall expire in terms of 2, where after no claims will be considered by the Guarantor.  The original of this Guarantee shall be returned to the Guarantor after it has expired.

13. This Performance Guarantee, with the required demand notices in terms of 4 or 5, shall be regarded as a liquid document for the purposes of obtaining a court order.

14. Where this Performance Guarantee is issued in the Republic of South Africa the Guarantor hereby consents in terms of Section 45 of the Magistrate’s Courts Act No 32 of 1944, as amended, to the jurisdiction of the Magistrate’s Court of any district having jurisdiction in terms of Section 28 of the said Act, notwithstanding that the amount of the claim may exceed the jurisdiction of the Magistrate’s Court.



Signed at 		


Date 		

Guarantor’s signatory (1) 		


Capacity		


Guarantor’s signatory (2) 		


Capacity		


Witness signatory (1) 		


Witness signatory (2) 		


C1.3.2	DISPUTE ADJUDICATION AGREEMENT

PRO FORMA

[Note to Tenderer: This form should not be completed for the tender, but will be completed by the appointed Contractor.]


This Agreement is entered into between:

Name	:		
Physical address	:		
	
Postal address	:		
E-mail address	:		
Fax number	:		
Telephone number	:		
Mobile number	:		

Contractor: 
Name	:		
Physical address	:		
	
Postal address	:		
E-mail address	:		
Fax number	:		
Telephone number	:		
Mobile number	:		

Employer: 
Name	:		
Physical address	:		
	
Postal address	:		
E-mail address	:		
Fax number	:		
Telephone number	:		
Mobile number	:		

The Contractor and the Employer will hereinafter be collectively referred to as the Parties.

The Parties entered into a Contract TECH/02/2026-27 for the THABAZIMBI WASTEWATER TREATMENT WORKS REFURBISHMENT. Areas which provides that a dispute under or in connection with the General Conditions of Contract for Construction Works, Fourth Edition, 2025, must be referred to (ad-hoc adjudication/standing adjudication).

The undersigned natural person has been appointed to serve as Adjudication Board Member and together with the undersigned Parties agree as follows:
1.	The Adjudication Board Member accepts to perform his duties in accordance with the terms of the Contract, the General Conditions of Contract for Construction Works Adjudication Board Rules and this Agreement.
2.	The Adjudicator undertakes to remain independent and impartial of the Contractor, Employer and Employer’s Agent for the duration of the Adjudication Board proceedings.
3.	The Adjudication Board Member agrees to serve for the duration of the Adjudication Board proceedings.
4.	The Parties may at any time, without cause and with immediate effect, jointly terminate this Agreement.
5.	Unless the Parties agree, the Adjudication Board Member shall not act as arbitrator or representative of either Party in any subsequent proceedings between the Parties under the Contract.
No Party may call the Adjudication Board Member as a witness in any such subsequent proceedings.
6. The standing Adjudication Board’s duties shall end upon the Adjudication Board Member(s) receiving notice from the Parties of their joint decision to disband the Adjudication Board.
7. The Adjudication Board Member shall be paid in respect of time spent upon or in connection with the adjudication including time spent traveling:
a. A monthly retainer of (amount) for (number) of months, and/or
b. A daily fee of (amount) based on a (number) hour day, and/or
c. A hourly fee of (amount), and/or
d. A non-recurrent appointment fee of (amount) which shall be accounted for in the final sums payable.
8. The Adjudication Board Member's expenses incurred in adjudication work shall be reimbursed at cost.
Upon submission of an invoice for fees and expenses to the Parties, the (Contractor/Employer*) shall pay the full amount within 28 days of receipt of the invoice and he shall be reimbursed by the other party by half the amount so that the fees and expenses are borne equally by the Parties. Late payment of such invoice shall attract interest at prime plus 3 % points compounded monthly at the prime rate charged by the Adjudication Board Member's bank.

This Agreement is entered into by:

Contractor’s signature:		

Contractor’s name:		

Place:			Date:		



Employer’s signature:		

Employer’s name:		

Place:			Date:		




Adjudication Board Member’s signature:		


Adjudication Board Member's name:		

Place:			Date:		

* Delete the inapplicable party

C1.3.3	DECLARATION OF INSURANCES

I/We hereby declare that the insurance policies enumerated below have been effected by me/us in accordance with the Contract Data.

	Cover effected
	Clause
	Insurer
	Policy
	Expiry date

	Construction Equipment
	
	
	
	

	Provisions of the COID Act
	
	
	
	

	Common Law Liability
	
	
	
	

	Motor Vehicle Liability
	
	
	
	

	Other deemed necessary
	
	
	
	

	Professional Indemnity 
	
	
	
	



Copies of the abovementioned policies are attached

NOTE : In respect of COID, a copy of the current receipt and letter of good standing is attached


For and on behalf of the Contractor :		


Official Capacity :		


Date :		


NOTE : 	This schedule shall be completed and submitted to Thabazimbi Local Municipality within 14 days from the Commencement Date of the contract and will serve as a condition precedent.  The Contractor shall ensure that all policies are in place for the full period under contract, and were policies need to be renewed and or any changes effected, Thabazimbi Local Municipality is to be provided with the renewal confirmation and/or details of changes within 14 days of such renewal or changes.



C1.3.4	OHS ACT AGREEMENT

WHEREAS THABAZIMBI LOCAL MUNICIPALITY UNDER CONTRACT NO. TECH/02/2026-27 THABAZIMBI WASTEWATER TREATMENT WORKS REFURBISHMENT 

AND WHEREAS THE CONTRACTOR 		

HAS AGREED TO REGULATE AS PROVIDED FOR IN TERMS OF SECTION 37(2) OF THE OCCUPATIONAL HEALTH AND SAFETY ACT, 85 OF 1993, ("THE ACT") PROCEDURES AND ARRANGEMENTS AS REQUIRED BY THE ACT FOR THE EXECUTION OF THE WORK:

NOW THEREFORE THE PARTIES AGREE AS FOLLOWS:

1	The Contractor warrants that all his and his Sub-contractors' workmen are covered in terms of the provisions of the Compensation for Occupational Injuries and Diseases Act, 130 of 1993, which cover shall remain in force whilst any such workmen is present on Thabazimbi Local Municipality premises.

2	The Contractor undertakes to ensure that he and/or his Sub-contractors and/or their respective employees will at all times comply with all the requirements of the Act and without derogating from this general undertaking, also comply with the following conditions:

2.1	All work performed on Thabazimbi Local Municipality premises must be performed under the close supervision of the Contractor's employees who are trained to understand the hazards associated with any work that the Contractor performs on the stated premises.

2.2	The Contractor shall assume the responsibility in terms of Section 16(1) of the Act.  If the Contractor delegates any duty in terms of Section 16(2), a copy of such written delegation shall immediately be forwarded to Thabazimbi Local Municipality.

2.3	The Contractor shall ensure that he familiarizes himself with all the requirements of the act, and that he, his employees and any Sub-contractor comply with them. 

2.4	The Contractor shall appoint competent employees who shall be trained on any occupational health and safety aspect pertinent to them or to the work that is to be performed.

2.5	Discipline regarding occupational health and safety shall be strictly enforced.

2.6	Personal protective equipment shall be issued as required and worn at all material times.

2.7	Safe work practices shall be enforced and all employees shall be made conversant with the contents of these practices.

2.8	No unsafe equipment/machinery and/or articles shall be used on the site.

2.9	All incidents referred to in Section 24 of the Act shall be reported by the Contractor to the Department of Labour as well as to Thabazimbi Local Municipality.  Thabazimbi Local Municipality shall further be provided with copies of any written documentation relating to any incident.

2.10	Thabazimbi Local Municipality hereby obtains an interest in the issue of any formal inquiry conducted in terms of Section 32 of the Act into any incident involving a Contractor and/or his employees and/or his Subcontractor.

2.11	No use shall be made of any Thabazimbi Local Municipality machinery/ article/substance/personal protective equipment without written approval.

2.12	Work for which the issuing of a permit is required shall not be performed prior to the obtaining of a duly completed and approved permit.

2.13	No alcohol or other intoxicating substance shall be allowed on the site.  Anyone suspected to be under the influence of alcohol or any other intoxicating substance shall not be allowed on the site.

2.14	Full participation shall be given if and when Thabazimbi Local Municipality employees inquire into Occupational Health and Safety issues.

2.15	The Contractor expressly agrees to comply with the procedures and arrangements as required by the Act in the execution of the work.

3	The Contractor confirms that he will report to the Engineer anything that he deems to be unhealthy and/or unsafe, and that he has versed his employees and/or Subcontractor in this regard.

4	The Contractor warrants that he shall not endanger the health and safety of Thabazimbi Local Municipality employees in any way whilst performing any work on the site.

5 The Contractor confirms that he will acknowledge and adhere to Thabazimbi Local Municipality Environmental Management requirements, as well as co-operate in the following areas:

5.1 Full compliance with existing approved standards for performing work, for example, SABS and Thabazimbi Local Municipality site written safe working procedures.

5.2 The Contractor agrees to comply with emergency response procedures.



SIGNED BY THABAZIMBI LOCAL MUNICIPALITY:		
(Section 16(2) assignee)


DATE:		


SIGNED BY CONTRACTOR OR
HIS AUTHORISED
REPRESENTATIVE		



DATE:		
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C2:	PRICING DATA

		TENDER NO. TECH/02/2026-27
		


C2.1
Part C2: Pricing Data	 
C2.1 	PRICING INSTRUCTIONS 

1 	Measurement and payment shall be in accordance with the relevant provisions of clause 8 of each of the SANS 1200 Standardised Specifications for Civil Engineering Construction referred to in the Scope of Work. The Preliminary and General items shall be measured in accordance with the provisions of SANS 1200-A, General.

2	The units of measurement described in the Bills of Quantities are metric units. Abbreviations used in these Bills of Quantities are as follows:

% 	=	percent
h 	= 	hour
ha 	= 	hectare
kg 	= 	kilogram
kℓ 	= 	kilolitre
km 	= 	kilometre
km-pass 	= 	kilometre-pass
kPa 	= 	kilopascal
kW 	= 	kilowatt
ℓ 	= 	litre
m 	= 	metre
mm 	= 	millimetre
m² 	= 	square metre
m²-pass 	= 	square metre-pass
m³ 	= 	cubic metre
m³-km 	= 	cubic metre-kilometre
MN 	= 	meganewton
MN.m 	= 	meganewton-metre
MPa 	= 	megapascal
No	 = 	number
pr	= 	pair
Prov sum 	= 	Provisional sum
PC sum 	= 	Prime Cost sum
R/only 	= 	Rate only
sum 	= 	lump sum
t 	= 	ton (1000 kg)
W/day 	= 	Work day

3 	Unless otherwise stated, items are measured net in accordance with the drawings, and no allowance is made for waste. 

4	The prices and rates in these Bills of Quantities are fully inclusive prices for the work described under the items. Such prices and rates cover all costs and expenses that may be required in and for the execution of the work described in accordance with the provisions of the Scope of Work, and shall cover the cost of all general risks, liabilities, and obligations set forth or implied in the Contract Data, as well as overhead charges and profit. These prices will be used as a basis for assessment of payment for additional work that may have to be carried out.

5 	It will be assumed that prices included in these Bills of Quantities are based on Acts, Ordinances, Regulations, By-laws, International Standards and National Standards that were published 28 days before the closing date for tenders. (Refer to www.stanza.org.za or www.iso.org for information on standards)

6 	Where the Scope of Work requires detailed drawings and designs or other information to be provided, all costs associated therewith are deemed to have been provided for and included in the unit rates and sum amount tendered such items

7 	An item against which no price is entered will be considered to be covered by the other prices or rates in the Bills of Quantities. A single lump sum will apply should a number of items be grouped together for pricing purposes.

8 	The quantities set out in these Bills of Quantities are approximate and do not necessarily represent the actual amount of work to be done. The quantities of work accepted and certified for payment will be used for determining payments due and not the quantities given in the Bills of Quantities.

9	Reasonable compensation will be received where no pay item appears in respect of work required in the Bills of Quantities in terms of the Contract and which is not covered in any other pay item.

10	The short descriptions of the items of payment given in these Bills of Quantities are only for the purposes of identifying the items. More details regarding the extent of the work entailed under each item appear in the Scope of Work.

11	Descriptions in the Bills of Quantities are abbreviated and comply generally with those in the SABS 1200 Standardised Specifications.

12	The Tenderer shall enter a rate or lump sum for each item in the Schedule of Quantities in BLACK INK.

13	The tendered lump sums and rates shall be valid irrespective of any change in the quantities during the execution of the Contract.

14	All prices and rates entered in the Bill of Quantities must be excluding VAT.  VAT will be added last on the summary page of the Bill of Quantities.

15	Note:

	CORRECTION OF ENTRIES MADE BY TENDERER

Any entry made by the Tenderer in the Bill of Quantities, forms, etc., which the tenderer desires to change, shall not be erased or painted out.  A line shall be drawn through the incorrect entry and the correct entry shall be written above in black ink and the full signature of the Tenderer shall be placed next to the correction.
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C2.2 	BILL OF QUANTITIES
C2.4
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