Annexure 1: Bid Specification: RFP 3209-2025

REQUEST FOR PROPOSAL FOR THE APPOINTMENT OF A SERVICE PROVIDER TO PROVIDE A SERVICE OF AN ONLINE APPLICATION IN AFRIKAANS, ENGLISH, AND ISIXHOSA, IN A COHORT OF 500 SCHOOLS FROM GRADES 3-7, WITH DIGITALLY ADMINISTERED ONLINE MATHEMATICS EXERCISES AND ASSESSMENTS ON AN ANNUAL BASIS FOR A 5-YEAR PERIOD

TECHNICAL, PRICING, AND PREFERENCE POINTS REQUIREMENTS

# Contents

1.	Introduction and Background	5

1.1	Purpose	5

1.2	Background	5

2.	Scope of Bid	6

2.1	Scope of Work	6

2.1.1	Service	6

2.2	Delivery address	14

3.	Customer Infrastructure and Environment Requirements	14

3.1	Web Hosting Platform	14

3.2	Infrastructure requirements:	15

3.3	Architecture Overview	15

3.3.1	Application Servers	15

3.3.2	Data and Analytics Server	15

3.3.3	Data Backups and Redundancy	15

3.3.4	Security Certificates (Secure Socket Location)	15

3.3.5	Helpdesk System	15

3.3.6	Usage Requirements	15

3.3.7	Technical Performance Reporting	16

3.3.8	Certification, Expertise, and Qualification	16

3.3.9	Experience and Capability Requirements	16

4.	Bid Evaluation Stages	16

4.1	Mandatory Administrative responsiveness (Stage 1)	16

4.1.1	Attendance of the briefing session	16

4.1.2	Registered Supplier	17

4.1.3	Bid Submission Instructions	17

4.2	Technical Returnable Documents	18

4.2.1	Instruction and Evaluation Criteria	18

4.2.2	Technical Mandatory Requirements (Stage 2)	18

4.2.3	Technical Functionality Evaluation Requirements (Stage 3)	19

4.2.4	Demonstration / Presentation /Proof of Concept Requirements (Stage 4)	22

4.3	Special Conditions of Contract Verification (Stage 5)	27

4.3.1	Special Conditions of Contract Conditions	27

4.3.2	Declaration of Compliance and Acceptance SCC	31

4.4	Costing and Preference Points Evaluation (Stage 6)	31

4.4.1	Costing and Preference Points Evaluation	31

4.4.2	Costing and Pricing Conditions	32

4.5	Declaration of Acceptance	33

4.6	Preference Requirements	33

Annex A: BIDDER SUBSTANTIATING EVIDENCE	38

5.	Technical Mandatory Requirement Evidence	38

5.1	Bidder Experience and Capability Requirements	38

5.2	Technical Product/Service Functional Requirements	38

5.3	Special Conditions of Contract Verification	38

5.4	SITA Certification Requirements	38

6.	Technical Functionality Evaluation Requirements	39

7.	Proof of Concept Evidence	39

8.	Preference Points: Preferential Goals Evidence	39

Annex B: Product/Service Functional Requirements. ADDENDUM 1	40

Annex C: MIOS Certification Requirements/Compliance	42

Annex D: List of Supportive Documentation	44

Figures

# Tables

Table 1: Specification of Service	6

Table 2: Bid Evaluation Stages	16

Table 3: Technical Mandatory Requirements	18

Table 4: Technical Functionality Requirements (for Stage 3)	20

Table 5: Technical Functionality Evaluation Rating Scale (for Stage 3)	20

Table 6: Technical Functionality Evaluation (for Stage 3)	20

Table 7: Technical Proof of Concept (Demonstration) Evaluation Rating Scale (for Stage 4)	22

Table 8 Proof of Concept Requirements	23

Table 9: Points for Allocation	32

Table 10: Preference Goal Requirements (Specific Goals)	35

Table 11A: B-BBEE Points as part of the Preference Goal requirements (Preferential Goal Requirements for (80/20) system)	36

Table 12:  Product/Service Functional Requirements	40

Table 13: Interoperability Standards	42

Table 14: List of Supportive Documentation	44

# Introduction and Background

## Purpose

The purpose of this Request for Proposal (RFP) is to invite Suppliers (hereinafter referred to as “bidders”) to submit proposals for the appointment of a service provider to provide a service of an online application in Afrikaans, English, and isiXhosa, in a cohort of 500 schools from grades 3-7, with digitally administered online mathematics exercises and assessments on an annual basis for a 5-year period.

## Background

The improvement of Language and Mathematics skills is a priority for the Western Cape Education Department (WCED). While Language provides the foundation for all learning, Mathematics plays a crucial role in understanding the contents of other school subjects, and it plays a vital role in all aspects of life. In many professions, a strong mathematical background is required. It also encourages analytical thinking and problem-solving, which are important skills for the 21st century. For this reason, the WCED has developed a Mathematics strategy to facilitate high-quality learning in Mathematics.

The strategy focuses on integrating four dimensions of working towards and sustaining quality Mathematics teaching and learning. These dimensions and their respective elements are:

- Human resource development (investing in the agents involved)

- Productive pedagogies (using effective teaching strategies that will result in learning)

- Resource/facility provision and use (acquisition and effective use of resources)

- Monitoring and evaluation, continuous introspection to reflect on success

As the Western Cape develops, an increased reliance will be placed on technology by its citizens. The WCED’s challenge is to bring quality learning environments into all schools through innovative means and its pro-poor mandate.

In preparing learners for the future, the WCED is continuously expanding on its existing technology base and digital resources and introducing appropriate solutions that are responsive to educational needs. The strategic planning transcends current bounded realities and perceptions of the role of ICTs in education. WCED’s e-Vision imagines a metamorphosis of traditional teaching, learning, and environments into e-Teaching and e-Learning and virtual learning environments, an ever-increasing availability of digital resources and systems, and the emergence of new ways of educational engagement.

Thus, the WCED intends to provide 500 primary schools with a digital Mathematics program in the provincial languages for grades 3 to 7 over a 5-year period.  The digital Mathematics program will enable learners and teachers to practice, enhance, and master Mathematical skills and monitor progression with digitally administered weekly exercises for use in the classroom and outside of school. The exercises must be embedded into a digital learner management platform and will comprise online Mathematics Formal Assessment Tasks (FATs) for learners with real-time data aggregation and visualisation. The program must include online and face-to-face professional development for teachers and officials, accompanied by training material, as well as parental support materials.

The application and service must be able to provide data-rich reports on completion of exercises and testing in real-time. It must offer a detailed analysis of learner performance and give the data on misconceptions and error analysis.  In addition, the service provider must appoint, remunerate, and manage a dedicated project management team to support schools in the implementation of the project. The main objective of this project is the improvement of performance in Mathematics in the Province.

# Scope of Bid

## Scope of Work

The scope of work for the bidders is as follows:

### Service

The service must include FATs for Mathematics, professional development for Maths teachers, as well as parental support materials with real-time data aggregation and visualisation, on an annual basis for a 5-year period in:

- Afrikaans, English, and isiXhosa in an annual cohort of 500 schools from grades 3 to 7.

The application and service must provide reports on completion of exercises, testing in real-time, offer detailed analysis of learner performance, and provide data-rich reports with misconceptions and error analysis. The service provider must provide a project management service by appointing, remunerating, and managing a dedicated project team to support schools in the implementation of the program.

Table 1: Specification of Service

| No | SERVICE | SERVICE DESCRIPTION |
| --- | --- | --- |
| - MATHEMATICAL EXERCISE SETS FOR GRADE 3 - 7 |  |  |
| 1. | Mathematics exercises, inclusive of FATs administered via a digital, online learner management platform in alignment with the Curriculum Assessment Policy Statements (CAPS). | The service provider must: - Develop and provide 10 weekly exercise sets per grade per term (i.e., one per week). - The weekly exercises must be available in an online format. - The weekly exercises for grades 3-7 must be available in English, Afrikaans, and IsiXhosa. |
| 2. | Each weekly exercise set must contain a minimum number of items per grade according to suitable cognitive levels (please see Addendum A). | Minimum number of items per exercise set: - Grades 3: 20 items per grade per week - Grades 4: 20 items per grade per week - Grades 5: 20 items per grade per week - Grades 6: 20 items per grade per week - Grade 7: 20 items per grade per week |
| 3. | Exercise items and exercise sets must be arranged in a logical order according to curriculum requirements. | Exercises must be arranged according to the following guidelines: - In alignment with CAPS*/ Annual Teaching Plan (ATP) (Addendum B) and its term progression - Mapped to CAPS* (ATP) aligned content specifications (see Addendum B) - CAPS* (ATP) aligned time allocations. |
| 4. | The questions of the exercise sets must align with curriculum requirements and cognitive demand, and difficulty levels. | The exercise questions must: - Be consistent with CAPS* terminology. - Include the range of question styles as per CAPS* specifications. - A range of cognitive demand and difficulty levels as indicated in Addendum A as per CAPS* Abridged Section 4 (February 2020) |
| 5. | The questions of the exercise sets must include a variety of question types. | Exercises must contain different online question types, including: - constructed responses. - selection of correct words. - multiple choice with distractors supporting error analysis and identifying misconceptions. |
| 6. | The exercises must provide automated marking and immediate feedback to the learner on completion. | Exercises must be: - immediately auto-marked. - provide a per-question/exercise summary of responses to the learner. |
| 7. | The exercises must provide self-directed learning opportunities for the learner. | Exercises must be: - able to be repeated by learners; and - subsequent marks be recorded. |
| 8. | Each learner and parent must be able to access the platform anytime, anywhere via unique login credentials. | Exercises must be accessed at any time via unique login: - by the learner and parent. - Weekly exercises must be available 24/7 in and out of school in an online digital environment (at school and/or remotely). |
| 9. | The application must have real-time quarterly progress report visualisation in Afrikaans and English. | The quarterly progress report visualisation in Afrikaans and English must include: - the activity timeline - the exercise summary scores - the content area completion (as per ATP) - in a downloadable format per learner and per class. |
| 10. | The application must include real-time class and grade level summaries per learner, per question, and exercise summary. | The class and grade level summaries must be accessible to: - Teachers via individual login - School Management Teams (SMT) via individual login - District officials via individual login - Head office officials via individual login |
| 11. | Exercises, questions, and activities must be quality assured in terms of grammatical and mathematical correctness. | - All items must be quality assured in terms of grammatical and mathematical correctness: - Grade 3–7 contents in English, Afrikaans, and isiXhosa |
| 12. | Question Item and Error Analysis | The application must provide per question item and error analysis per exercise. |
| 13. | The weekly exercises in the online application must accommodate peer learning functionality. | Multiple learners (maximum 2 learners) working on an exercise using the same device must be credited with the exercise completion and score. |
| 14. | Termly digital awards (e.g., badges) | The application must provide the functionality for learners to be able to work independently towards digital awards based on relevant Maths activity completion and scores achieved in a tiering structure. |

| - MENTAL MATHS ACTIVITIES |  |  |
| --- | --- | --- |
| 15. | Exercises covering all four basic operations (addition, subtraction, multiplication, and division), including mixed calculation strategies, numeric pattern exercises as well as application of properties of whole numbers. Completion is usually set against time limits, i.e., quick recall. | - The Mental Maths application must provide randomly generated mental Maths exercises strengthening the 4 basic operations and calculation strategies, as well as numeric patterns exercises as well as application of Properties of whole numbers. - Mental Maths exercises must provide variable number ranges as per grade context and have time limits. - A Mental Maths exercise must allow only one attempt per session. |
| - ONLINE SCHOOL-BASED ASSESSMENTS (SBAs and FATs) |  |  |
| 16. | Provide online school-based assessments (SBAs) in accordance with the specifications in all three languages. | - School-Based Assessments (SBA) must be per learner and password-protected. - Comprising an online auto-marked component to be completed by learners. - The per-learner passwords must be provided to teachers on an online system via teacher login. |
| 17. | Provide Formal Assessment Tasks (FATs) as per specific CAPS* requirement (NOTE: Section 4 ADDENDUM D as per assessment program 2024/2025 that refers to the varied forms of assessment to be incorporated.) | - Term 1: - Gr 3: Formal Assessment Task (content taught for the term according to the ATP) - Gr. 4–7: Test and Assignment - Term 2: - Gr 3: Formal Assessment Task - Gr 4–6: Test and Investigation - Gr 7: End-of-term Test - Term 3: - Gr 3: Formal Assessment Task - Gr 4 – 7: Test and Project - Term 4: - Gr 3: Formal Assessment Task - Gr 4–6: Test - Gr 7: Examination |
| 18. | Formal Assessment Tasks must: | - Be available online, - Have an auto-marked component which provides instant feedback to learners AND - The digital/online FATs, memoranda, and the related framework (Addendum C) must be accessible to teachers in a downloadable and printable format (PDF). |
| 19. | The Formal Assessment Tasks must have questions: | - Consistent with CAPS* terminology. - Include the range of question styles as per CAPS* specifications. - A range of cognitive demand and difficulty levels according to prescribed weighting. |
| 20. | The Formal Assessment Tasks must adhere to specific requirements. | - A FAT assessment framework must be available in all 3 provincial languages per term one term in advance. - FATs must be available, as per quarterly determined timeframes for the duration of the contract, for pre-moderation by WCED Curriculum Planners for approval and sign-off before publishing online. - All FATs must have a marking guideline (memorandum). - Teacher memoranda must be available for download on the online system via individual teacher log-ins. - One attempt at a FAT must be allowed per learner. - FATs must only be available from 08:00 to 15:00 Monday to Friday. (Note: Designated assessment periods to be determined by the WCED.) - Learners must be provided with an on-screen indication of questions completed/not completed. - Online availability and learner access must be indicated on a date as guided by the WCED GET Directorate. |
| 21. | Formal Assessment Tasks Summary Reports must indicate certain requirements. | The FAT summary reports must indicate: - grade & class level, - per learner, - per question summary - Provided to the respective schoolteachers, school senior management Team (SMT), and off-site WCED officials. |
| - User profile and Data Management |  |  |
| 22. | Learner Profile | - Learners to be registered on the designed system using the WCED CEMIS number as unique identification with login credentials. - Each learner profile must include the following information: - Learner name & surname, LOLT, Class & Grade - When required, a Learner Profile must be portable from one school to another within a school year. - All Learner Profiles must be migrated (where applicable) to the next grade at the start of a new school year. - Learner Profile information must be updated throughout the school year at the official request of the SMT. - Learner Portfolio must display all data assigned via learner credentials. |
| 23. | Teacher Profile | - Teachers must be registered on the designed system using their SACE number as the primary identifier. - Teacher profile to be accessed with unique login credentials. - The teacher’s profile must include the following information: - Teacher name & surname, School & Teacher SACE number. - Teachers must be able to access the teacher and learner data of the class/es to which they have been assigned, verified by the school SMT. |
| 24. | District Profile | - District Officials must be registered on the system with access using their unique login credentials. - District officials must be able to access the following district data: - Circuits, Schools, Grades, Classes, & Learners |
| 25. | Provincial Profiles | - Provincial Officials must be registered on the system with access using their unique login credentials. - Provincial officials must be able to access the following data: - Districts, Circuits, Schools, Grades & Classes, and Learners |
| 26. | Learner Data Management (to accommodate special projects as a subset of schools, when necessary, e.g., BOT learners) | - The learner data must be aggregated termly at a grade/class level to show: - weekly learners’ activity. - total learners who completed each exercise, each week - digital awards activated within different tiers |
| 27. | School Data Management (to accommodate special projects as a subset of schools, when necessary, e.g., BOT schools) | - The termly SBA of the school must show: - per question score - per question error analysis - class gradebooks per activity with per learner responses |
| 28. | District Data Management (to accommodate special projects as a subset of schools, when necessary, e.g., BOT schools) | - The learner data must be aggregated termly at a circuit/school/grade/class level to show: - weekly learners’ activity. - total learners who completed each exercise, each week - digital awards activated within different tiers - The termly SBA of the circuit/school/grade/class must show: - per question score - per question error analysis - class gradebooks per activity with per learner responses |
| 29. | Province Data Management (to accommodate special projects as a subset of schools, when necessary, e.g., BOT schools) | - The learner data must be aggregated termly at a district/circuit/school/grade/class level to show: - weekly learners’ activity. - total learners who completed each exercise, each week - digital awards activated within different tiers - Termly SBA of the district/circuit/school/grade/class must show: - per question score - per question error analysis - class gradebooks per activity with per learner responses |

| - Visualisation of Data |  |  |
| --- | --- | --- |
| 30. | The digital online Mathematics platform must offer online visualisation of learner data. | The online platform must: - provide unique login credentials at different user levels organised by school, district, and provincial users. - be optimised and accessible on web-based enabled devices. - whilst adhering to POPIA (Protection of Personal Information Act) in South Africa, design and display real-time learner activity across the province. |
| 31. | Learner data visualised must be according to provincial requirements. | Learner data visualised must indicate: - Weekly learner exercise activity - Per exercise completion - Per exercise item and error analysis - FAT learner activity - FAT completion - FAT item, error, and content analysis |
| 32. | Learner data visualised must include queryable data functionality according to specific requirements. | Learner data must be queryable by: - Class & Grade, School, Circuit, District, and Term & Year |
| 33. | School-Based Assessments (SBA) analysis and weekly exercise completion data | - The application must offer SBA analysis and weekly exercise completion data, available for viewing by stakeholders within 24 hours as completed and submitted by learners. *Stakeholders: Learner; Teacher; School Management Team; Parent/Guardian; Circuit; District; Provincial Office |
| - Technical Specifications |  |  |
| 34. | The digital online platform must provide differentiated, levelled login credentials to ensure visibility, oversight, governance, and user tracking. | The application MUST: - Ensure Registration of learners by WCED unique Learner identifiers number (via CEMIS) against a school (EMIS) with individual login per learner provided. - Provide individual learner login aggregated on a per school basis in collaboration with WCED. - Offer Teacher and Senior Management Team (SMT) access with individual logins to view learner, class, grade, and school. - Offer District Office access with individual logins to view learner, class, grade, school, and district in selected schools. - Offer individual logins to Head Office Senior Curriculum Staff to provide a provincial overview with access to all learner, class, grade, school, circuit, and district data. |
| 35. | The digital online platform must be cloud-based with sufficient cloud storage and optimised for various digital devices. | - The application must offer an online cloud-based system compatible with Chrome and Edge. - The application must be optimised and accessible for use on desktops, mobile computers, tablets, or mobile phones with Chrome and Edge (current and future versions) as a minimum. - The application must offer online document storage for project documentation with per District access to upload, view, and download files. |
| 36. | The digital online platform must provide specific learner administration functionality. | The application must offer: - functionality to advance a cohort of learners from one year to the next, linked to CEMIS learner data, retaining their historic data (i.e., migration). - a Personalised profile per learner with a real-time record of performance and participation. - All previous years’ records are to be available for the duration of the contract. - Profile of learner data must be available for safe downloading at the end of the contract, at a minimum, a complete table dump in SQL, data export/API access to include CSV, JSON, or via API file formatting. |
| 37. | The digital online platform must provide sufficient capacity for multiple concurrent user logins. | - The server of the service provider must allow for a minimum of 200 000 concurrent active sessions at any given time. - Latency: time to render questions and submit answers (especially for large assessments or questionnaires when applicable). |
| 38. | The service provider must provide technical assistance and support to ensure 24/7 functionality. | - The service provider must offer support for the application with a Mean time to resolve (MTTR) of one business day. - The service provider must offer ongoing technical support related to the application, data analysis, and services as procured for the period as stipulated. |
| 39. | The digital online platform must adhere to specific web-based software requirements. | Web-Based Software a) Port 443 for HTTPS (HTTPS preferred). b) Browser support (Chrome and Edge). Download file format must support: a) Microsoft Office 2013 minimum (.doc and .xls) b) Open Standard PDF. |
| - Teacher Professional Development |  |  |
| 40. | The application must offer online Training opportunities for teachers. | The application must offer: - Online Training Modules accessible by a unique teacher login in English and Afrikaans. - The application must offer registration of teachers by SACE numbers against a school (EMIS) with individual training completed profile. |
| 41. | The application must provide online Training and support to schools by using online material, including instructional videos. | The instructional videos must demonstrate: - How to use the online Maths application - How to access learner results - and explain the visualisation of learner data - how parents/guardians can support learners outside of school - pedagogical methodology in the integration of online materials into Maths curriculum planning and delivery assessment, and alignment with the methodology of the WCED BOT intervention. |
| 42. | The application must provide Teacher, lead teacher, subject adviser, Circuit team managers, District management Teams (DMTs), and support staff development. | The training must cover at a minimum: - the pedagogical use of the resource - the integration in the CAPS* curriculum, - the dashboard analysis of their programme/product/ service at venues in each of the 8 WCED Education Districts to teachers, advisers, and Senior Curriculum planners, which covers the end-to-end process. NOTE: The venues for the sessions will be made available by WCED within the districts. |
| - Project Management Service |  |  |
| 43. | The service provider must appoint, manage, and remunerate a team of project managers for the duration of the contract to provide support to project schools across eight educational districts. | The service provider must: - Recruit, appoint, and train project managers to support Districts in implementing the project across project schools. - Manage the metrics tracking across the 500 participating schools and manage the operations of all the 500 participating schools. - Provide WCED with monthly reports on the support offered to participating schools by the project managers. - Provide per District summary reports on weekly learner activity per school, twice a month. - Provide per school summary reports on weekly learner activity to principals. - Provide a monthly summary of out-of-hour learner exercise activity. - Provide support to district curriculum, eLearning, and district institution management as the need arises and is identified by WCED Program managers. |
| 44. | Induction, onboarding, and support of role players | The service provider must provide induction and onboarding of all teachers, SMTs, and officials within a specified time frame, as well as ongoing induction of all new appointees. |
| 45. | Monthly reflection and provincial planning meetings | a) The service provider must be available for monthly reflection and impact assessment of the project meetings. These dates will be liaised by the WCED project manager. b) The service provider will be required to provide statistically proven data from the dashboard on monitoring patterns. |
| - General Requirement |  |  |
| 46. | The bespoke platform must incorporate Ease-of-Use design based on sound User Experience (UX) principles. | - The Online Maths application should prioritise simplicity, engagement, and intuitive navigation to keep young learners focused and motivated, tailored to learners’ cognitive and motor skills. |
| 47. | The service provider must adhere to the General and specific contractual conditions and obligations. | - The Service Provider should expect to make a sample set available by invitation that demonstrates the weekly exercises, the mode of delivery to learners and teachers, the assessment module, and its related data analytics, for evaluation and demonstration purposes (i.e., stage 4 of the evaluation process). - The Service Provider must deliver the required application/service, in paragraph 2.1.1. (this table), to schools per annual cohort, Districts, and WCED Head Office as indicated in the Scope of Work. - The contract extends over an initial five-year span, with deliverables per week, per month, per term, per academic year. Timelines w.r.t. delivery and implementation, and day-to-day technical assistance will be to be confirmed during the Service Level Agreement (SLA) negotiations. |
| 48. | The service provider must provide ongoing maintenance and support of the online system. | - The service provider must provide continued maintenance and support of the online system for the duration of the contract, inclusive of all software upgrades, security updates, and bug fixing. |

*PLEASE NOTE: The Department of Basic Education (DBE) is working towards strengthening the CAPS curriculum. This will affect requirements as in paragraph 2.1.1. An updated format and content aligned to the strengthened curriculum, one term in advance of implementation in grades 3 – 7 in Afrikaans, English, and isiXhosa may be required after the bid has been awarded.

## Delivery address

Physical Address

WCED Head Office, 6th Floor, 1 North Wharf Square, 2 Lower Loop Street, Cape Town, Western Cape

# Customer Infrastructure and Environment Requirements

## Web Hosting Platform

The solution must cater for redundancy (back up), and have automated built-in fail-over capabilities, dedicated servers hosted at a reputable South African-based hosting company. For redundancy purposes, the servers must be hosted in different physical locations within the same hosting company network. The hosting platform must conform to the following specifications:

- The data center must have a fault-tolerant power distribution design (e.g., uninterrupted service during load shedding).

- Guaranteed 99,9% uptime: (e.g., Proof of a Service Level Agreement (SLA) that shows this guarantee)

- Unlimited Number of Registered Users (as per technical requirements in paragraph 3.3.6).

- The Response time at the terminal (end user device/browser) must be less than 5 seconds (on average).

- Hosting company must provide 24/7 Hardware Support of their own infrastructure.

- Robust network security across the network and all other service-related platforms, including Distributed Denial-of-Service (DDoS) protection and mitigation.

## Infrastructure requirements:

| Minimum Server Specifications | Total infrastructure, including back-end systems (database and web servers), must be sufficient to provide a 5-second turnaround time for concurrent 200 000 users at the end user device/terminal. |
| --- | --- |
| Server OS | Open-source Linux (any distro) or Microsoft server |
| Web Server | Web server, e.g., Nginx or similar |
| Database | Database SQL or JSON |
| PHP Version | Version 8.3 or later |

## Architecture Overview

- The Service provider must set up and configure a cluster of at least three identical self-managed servers (2 application servers and 1 Data and Analytics Server).

- Identical instances of the developed LMS must be installed across the two Application Servers. Users must be directed at an instance of the LMS based on certain criteria (district, location, etc.)

### Application Servers

- The application servers must be configured to run instances of the developed LMS system.

- Full site backups must be configured across the application servers daily.

### Data and Analytics Server

- Syncing scripts must be developed to sync data from the Application servers to the Data and Analytics server regularly.

- Data from the application servers must be synced to the Data and Analytics Server in intervals of no longer than 5 minutes.

- Graphical User Interfaces must be developed to allow users with appropriate rights to view analytics generated by querying the synchronized data stored on the Data and Analytics server.

### Data Backups and Redundancy

Ensure that daily, weekly, and monthly backups of the LMS websites and data are recorded and available on request.

- Daily backups of the LMS sites as well as the data must be performed.

- Provide incremental backup and restore processes for the databases.

### Security Certificates (Secure Socket Location)

- The bidder must install and manage the Secure Sockets Layer (SSL) certificates and protect all usage and instances of the certificates.

- The bidder must ensure that SSL certificates are valid for the site.

### Helpdesk System

- The bidder must develop and implement a customised online helpdesk system.

### Usage Requirements

- The solution must cater to an unlimited number of registered users.

- The solution must be able to accommodate a minimum of 200 000 concurrent users.

### Technical Performance Reporting

A technical report must be provided to WCED every quarter. This report must include the following:

- Server performance for the report period (including CPU, Memory, and disk usage)

- Percentage uptime

- Network utilisation

### Certification, Expertise, and Qualification

The service provider must have the necessary technical skills, expertise, and qualifications to set up, configure, and maintain the proposed solution. The technical skills requirements include the following:

- High-level proficiency in Ubuntu system and/or Microsoft Server administration, network configuration, command line utilities, security principles, system monitoring, and backup and recovery.

- High level of PHP language proficiency and object-oriented programming.

- Strong knowledge of the Nginx web server (or similar) and its interaction with PHP technologies.

- High level of proficiency in database management and using SQL to manage data.

### Experience and Capability Requirements

The service provider must have delivered a similar project for the development, hosting, maintenance, and monitoring of a large-scale LMS system to at least one customer in the last three years.

# Bid Evaluation Stages

The bid evaluation process consists of the following stages, according to the nature of this bid. A bidder must qualify for each stage to be eligible to proceed to the next stage of the evaluation. The stages are:

Table 2: Bid Evaluation Stages

| Stage | Description | Applicable for this bid YES/NO |
| --- | --- | --- |
| Stage 1 | Mandatory Administrative Responsiveness | YES |
| Stage 2 | Technical Mandatory Responsiveness | YES |
| Stage 3 | Technical Functional Requirements | YES |
| Stage 4 | Proof of Concept Requirements | YES |
| Stage 5 | Special Conditions of Contract verification | YES |
| Stage 6 | Costing and Preference Points Evaluation | YES |

## Mandatory Administrative responsiveness (Stage 1)

### Attendance of the briefing session

- A Compulsory virtual briefing session will be held on 16 February 2026, link below https://teams.microsoft.com/meet/3178808183856?p=xjaYvMyHfyTjcRu04R. The bidder must sign the briefing session attendance register using the same information (bidder company name, bidder representative person name, and contact details) as submitted in the bidder’s response document. Any bidder who fails to attend the compulsory briefing session will be disqualified.

- In the case of joint ventures or consortia, the bidder must demonstrate that at least one of the parties to the bid response attended the briefing session.

### Registered Supplier

- Only responses from bidders who are registered as a Supplier on the National Treasury’s Central Supplier Database (CSD) in terms of National Treasury’s Instruction Note 4A of 2016/17 will be considered for award on this tender.

### Bid Submission Instructions

Note that a Two Envelope process will be followed and therefore bidders must submit as follows:

- Envelope 1: RFP Document and Technical / Functionality Response

# The following must be included and submitted in a separate envelope:

  - One (1) original file excluding pricing; and

  - One (1) hard copy excluding pricing; and

  - One (1) electronic copy on USB memory stick/ flash drive in Portable Document Format (PDF) of the RFP Document and Technical / Functionality Response.

- Envelope 2: Price Response

# The following must be included and submitted in a separate envelope:

  - One (1) original file excluding Technical / Functionality Response; and

  - One (1) hard copy excluding Technical / Functionality Response; and

  - One (1) electronic copy on USB memory stick/ flash drive in Portable Document Format (PDF) of pricing only.

- It is the Bidder’s responsibility to ensure that the information and contents on the electronic copies is the same as in the hard copies.

- To ensure that the electronic copies are not damaged, the bidder must submit the USB’s (memory stick/ flash drive) in a sealed padded envelop and be clearly marked.

- Bidders shall submit proposal responses in accordance with the prescribed manner of submission as specified above. Failure to comply with the above instructions on submitting a proposal will lead to disqualification.

- The RFP Responses (hard and electronic copies) must be clearly marked as follows: Bidder’s Name & Contact Details, RFP Number, RFP Description, and Closing Date.

- All Bids in this regard shall only be accepted if they have been placed in the tender box before or on the closing date and stipulated time.

- Late bids shall not be considered.

- The proposal must be signed by an authorised employee, agent or representative of the bidder. The proposal must bear the initials of the signatory at the bottom of every page as an indication that the bidder has familiarised itself with the terms and conditions of this RFP document.

- Faxed or e-mailed bids will not be accepted.

- Bidders shall submit proposal responses in accordance with the prescribed manner of submission as specified in this document. Failure to comply with the bid submission requirements will lead to disqualification.

- Bidders are required to submit all returnable documents/information together with their Bids/proposals on or before the closing time and date of the Bids/proposals.

- All services supplied in accordance with the bidder’s proposal must be in accordance with all applicable legal requirements in terms of South African law, policies and regulations.

## Technical Returnable Documents

### Instruction and Evaluation Criteria

- The bidder must comply with ALL the requirements as per the Technical Mandatory Requirements below by providing substantiating evidence in the form of documentation or information, failing which it will be regarded as “NOT COMPLY”.

- The bidder must provide a unique reference number (e.g., binder/folio, chapter, section, page) to locate substantiating evidence in the bid response.

- The bidder must comply with ALL the TECHNICAL MANDATORY REQUIREMENTS for the bid response to proceed to the next stage of the evaluation.

### Technical Mandatory Requirements (Stage 2)

Table 3: Technical Mandatory Requirements

| Mandatory Requirements | Substantiating evidence of compliance (used to evaluate bid) | Evidence reference (to be completed by bidder) |  |
| --- | --- | --- | --- |
| - Bidder Experience and Capability Requirements |  |  |  |
| The bidder must have provided, customised, and rolled out a large-scale online Maths application to at least one (1) customer in the last three (3) years. | Provide in Annex A, a reference (a letter of reference signed by the customer) and reference details for at least one (1) customer to whom the bidder has provided, customised and rolled out an online Maths application in the last three (3) years. NOTE (1): The Bidder must provide all of the following information when completing table 12: (a) Company name; and (b) Contact person, telephone and/or e-mail address; and (c) Project Scope of Work; and (d) Project Start and End-date. NOTE (2): Failure to submit a reference letter and complete Table 12 fully as indicated above will result in disqualification. NOTE (3): SITA reserves the right to verify the information provided. | The bidder must provide a unique reference to locate substantiating evidence in the bid response – see Annex A, table 12, par 5.1. |  |
| - Technical Product/Service Functional Requirements |  |  |  |
| The Bidder must confirm compliance with the Technical Product/ Service Functional Requirements | The Bidder must confirm that they comply with the Technical Product/ Service Functional Requirements by completing and signing Annex B. NOTE (1): Failure to comply fully with the requirements as indicated above will result in disqualification. NOTE (2): SITA reserves the right to verify the information provided. |  | <provide unique reference to locate substantiating evidence in the bid response – see Annex A, par 5.2 and Annex B.> |
| - Special Conditions of Contract Verification |  |  |  |
| The bidder must accept ALL the Special Conditions of the contract. | The Bidder must accept ALL the Special Conditions of Contract by completing and signing the declaration of Acceptance in the Declaration of Compliance and Acceptance under the Special Conditions (Section 4.3.2). NOTE (1): Failure to accept ALL the Special Conditions of Contract will result in disqualification. |  | <Provide unique reference to locate substantiating evidence in the bid response – see Annex A, par 6.4> |
| 4. Sita Certification Requirements |  |  |  |
| The Bidder must confirm compliance to SITA certification on proposed solution. | The bidder must fully complete and submit the MIOS Certification Requirements in Annex C. Further to this, the Bidder is required to submit additional information as follows: a) In the case of a “YES” answer in Annex C, the independent certificate(s) to substantiate the declaration. Or b) In the case of a “N/A” answer in Annex C, sufficient motivation as to why the standard is not deemed applicable. NOTE (1): An empty declaration (no answer provided), or a "N/A" answer without sufficient motivation, will be regarded as a “NO” answer and will be considered non-compliant. NOTE (2): SITA reserves the right to verify the information provided |  | <Provide unique reference to locate substantiating evidence in the bid response – see Annex A, par 5.4> |

### Technical Functionality Evaluation Requirements (Stage 3)

- The bidder must complete in full all the TECHNICAL FUNCTIONALITY requirements.

- The bidder must provide a unique reference number (e.g., binder/folio, chapter, section, page) to locate substantiating evidence in the bid response. During evaluation, SITA reserves the right to treat substantiation evidence that cannot be located in the bid response as “NOT COMPLY”.

- The evaluation (scoring) of bidders’ responses to the requirements will be determined by the completeness, relevance, and accuracy of substantiating evidence.

- Functionality will be evaluated by conducting the following two (2) consecutive independent stages in the tender process:

  - Desktop Evaluation of TECHNICAL FUNCTIONALITY REQUIREMENTS (Stage 3).

  - Evaluation of the PROPOSED SOLUTION/Product Demonstration & Presentation (Stage 4).

- Weighting of requirements: The score for the desktop evaluation of TECHNICAL FUNCTIONALITY REQUIREMENTS will be calculated as follows:

  - Each Bidder will be evaluated on each individual requirement as indicated in Tables 4 and 5 below. The value scored for each requirement will be multiplied by the specified weighting for the relevant requirement to obtain the percentage achieved for each requirement.

  - WCED reserves the right to verify information/evidence provided by the Bidder.

Table 4: Technical Functionality Requirements (for Stage 3)

| No. | Technical Functionality Requirements | Weighting |
| --- | --- | --- |
| 1. | Project Management (Planning, Methodology) | 25% |
| 2. | Management Service for the development process | 25% |
| 3. | Solution Design and Performance, and Capacity | 25% |
| 4. | Solution Security | 25% |
| TOTAL |  | 100 % |

- Minimum threshold: The individual scores will be converted to a percentage, and only bidders who achieve or exceed the minimum threshold score of 60 % will be eligible to proceed to the next stage.

- SITA will inform the bidders about the logistical arrangements regarding DEMONSTRATION and PRESENTATION EVALUATIONS. Bidders must be prepared to present the product/solution/ service offering as per SITA communication.

Table 5: Technical Functionality Evaluation Rating Scale (for Stage 3)

| Demonstration of Technical Functional Requirements |  |  |
| --- | --- | --- |
| Evaluation criteria | Description | Score |
| Irrelevant | Does not meet any requirement or has no substantiation | 0 |
| Unacceptable | Fails to meet requirements | 1 |
| Poor | Falls short in some areas | 2 |
| Satisfactory | Meets basic requirements | 3 |
| Good | Meets requirements, with minor strengths | 4 |
| Excellent | Meets all requirements | 5 |

Table 6: Technical Functionality Evaluation (for Stage 3)

| Technical Functional Requirements | Substantiating evidence & evaluation criteria (Used to evaluate bid) | Substantiation reference (To be completed by bidder) |
| --- | --- | --- |
| - PROJECT MANAGEMENT (PLANNING, METHODOLOGY) Provide a project plan detailing the lifetime of the project, inclusive of the key activities, resources, responsibilities, and a detailed timeline. - Include a sample Test Plan. - Include a sample Rollback Plan. - Include a sample Communication Plan. - Include a sample Data Migration Plan. - Include a sample Maintenance Plan. | The bidder is to provide a sample project plan up to the point of GO-LIVE, inclusive of all the delivery items specified in paragraph 2.1.1: Evaluation 0 = Irrelevant (Does not meet any requirement or has no substantiation – no evidence submitted) 1 = Unacceptable (Fails to meet requirements: only 1 aspect has been provided) 2 = Poor (Falls short in some areas – 2 aspects have been included) 3 = Satisfactory (Meets basic requirements – at least 3 aspects have been included) 4 = Good (Meets requirements, with minor strengths – 4 aspects have been included) 5 = Excellent (Meets all requirements – all 5 aspects have been included) | The bidder must provide a unique reference to locate substantiating evidence in the bid response – see Annex A: Par 6 Table 11 |
| - MANAGEMENT SERVICE FOR THE DEVELOPMENT PROCESS Provide fully supporting details (i.e., diagrams and narratives) w.r.t. the methodology, maintenance mechanisms, change management processes, and helpdesk/troubleshooting solution. - The methodology that will be used to control the ongoing quarterly development process. - Details regarding the maintenance mechanisms to maintain the system's software and keep it updated with the most recent security patches. - Change management process to implement new features and bug update releases. - Helpdesk/trouble ticketing solution to manage issues logged. | The bidder is to provide full supporting details (i.e., diagrams and narratives) regarding the methodology, maintenance mechanisms, change management processes, and helpdesk/troubleshooting solution. Evaluation 0 = Irrelevant (Does not meet any requirement or has no substantiation - no evidence submitted) 1 = Unacceptable (Fails to meet requirements: only 1 aspect has been provided) 2 = Poor (Falls short in some areas – 2 aspects have been included) 3 = Satisfactory (Meets basic requirements – at least 3 aspects have been included) 4 = Good (Meets requirements, with minor strengths – 4 aspects have been included) 5 = Excellent (Meets all requirements, with additional detail provided) | The bidder must provide a unique reference to locate substantiating evidence in the bid response – see Annex A: Par 6 Table 11 |
| - SOLUTION DESIGN AND PERFORMANCE & CAPACITY Provide full supporting details with processes, diagrams, and narratives to describe the solution design. NOTE: Describe the proposed Cloud hosting platform, sizing of the servers, and components that will be implemented to deliver a working system cognizant of future growth requirements. - The overall design of the solution, inclusive of the cloud hosting solution and platform, - and a full list of the components that will form a part of the overall solution. - Indicate the various desktop and - mobile systems and standards that will support the system. - Provide the high availability elements and how the proposed system will be recovered in the event of a failure. | The bidder is to provide full details regarding the full supporting details with processes, diagrams, and narratives to describe the solution design. Evaluation 0 = Irrelevant (Does not meet any requirement or has no substantiation – no evidence submitted) 1 = Unacceptable (Fails to meet requirements: only 1 aspect has been provided) 2 = Poor (Falls short in some areas – 2 aspects have been included) 3 = Satisfactory (Meets basic requirements – at least 3 aspects have been included) 4 = Good (Meets requirements, with minor strengths – 4 aspects have been included) 5 = Excellent (Meets all requirements – all 5 aspects have been included) | The bidder must provide a unique reference to locate substantiating evidence in the bid response – see Annex A: Par 6 Table 11 |
| - SOLUTION SECURITY Describe the solution's security design and operation. Provide full supporting details with processes, diagrams, and narratives: - A data protection plan: indicating processes to secure the system. - Security products are to be used to check the security posture. - Patching and update process. - Password security guidelines and standards. | The bidder must provide full supporting details with processes, diagrams, and narratives of the solution, security design, and operation. Evaluation 0 = Irrelevant (Does not meet any requirement or has no substantiation - no evidence submitted) 1 = Unacceptable (Fails to meet requirements: only 1 aspect has been provided) 2 = Poor (Falls short in some areas – 2 aspects have been included) 3 = Satisfactory (Meets basic requirements – at least 3 aspects have been included) 4 = Good (Meets requirements, with minor strengths – 4 aspects have been included) 5 = Excellent (Meets all requirements, and additional detail provided) | The bidder must provide a unique reference to locate substantiating evidence in the bid response – see Annex A: Par 6 Table 11 |

### Demonstration / Presentation /Proof of Concept Requirements (Stage 4)

      - Only bidders who have achieved the minimum threshold of 60% in Stage 3 will be invited to a session to present their solution.

      - The bidder must provide access to the existing and/or sample online platform with all relevant login credentials that illustrate the listed technical functionality requirements on the day of the demonstration.

      - The Technical Proof of Concept (Demonstration) requirements must be presented, demonstrated, and/or illustrated in full.

      - Each Bidder will be evaluated on the understanding of the solution requirements as illustrated in Table 8: Proof of Concept Requirements.

Table 7: Technical Proof of Concept (Demonstration) Evaluation Rating Scale (for Stage 4)

| Demonstration of Technical Functional Requirements |  |  |
| --- | --- | --- |
| Evaluation criteria | Description | Score |
| Irrelevant | Does not meet any requirement or has no substantiation | 0 |
| Satisfactory | Meets Minimum Requirements | 3 |
| Excellent | Exceeds all requirements | 5 |

      - The Bidder will provide Presentation and Demonstration information at the Presentation and Live Proof of Concept Demonstration session if required.

      - Each Bidder will be evaluated on each individual requirement as indicated in the table above.

      - The value scored for each requirement will be multiplied by the specified weighting for the relevant requirement.

      - Minimum threshold: To be eligible to proceed to the next stage of the evaluation, the bidder must achieve a minimum overall score of 60%.

      - Responsive bidders need to present their solution, in real time, by demonstrating a (i) sample set of Mathematical Exercises suitable for grade 6 learners for term 1 based on the 2024/2025 Annual Teaching Plan (ATP) in English, as well as the (ii) Formal Assessment Task for the period. The following requirements need to be illustrated in the sample set: Please note that certain capabilities need to be indicated and/or demonstrated on the online system and supported with paper-based evidence.

      - The Bidder will be required to do Live Proof of Concept (Demonstration), and the system must include, but not be limited to, the following:

Table 8 Proof of Concept Requirements

| No | Proof of Concept Requirements | Substantiating evidence and evaluation criteria (used to evaluate bid) | Weighting | Substantiation reference (To be completed by the bidder) |
| --- | --- | --- | --- | --- |
| 1. | Weekly Exercise Requirement: The bidder is required to present and demonstrate a sample set which consists of questions as per ATPs for Grade 6 (Addendum A) and aligned to the 2024/2025 Annual Teaching Plan (ATP) sequencing (Addendum B). The sample set must consist of 80 questions in total: i.e., 20 questions per topic for the first four weeks of term 1 (Addendum A). - NOTE: 20 Questions x 2 topics x 2 weeks = 80 questions The bidder’s solution to meet the requirements below weekly exercise requirements: - Exercises with 20 items per week. - *Topic/concept indicated per exercise (xx) - *Sequencing of topics - *Time per topic indicated - *Cognitive levels indicated - *Difficulty level indicated - *Range of question types - Immediate marking and feedback - Summary of learner responses - Repeated access to exercises Meet Minimum Requirements: The bidder’s solution meets all ten (10) weekly exercises requirements listed. | Evidence The Bidder must demonstrate by providing a Live Demonstration indicating how the proposed system complies with the requirement for Weekly Exercises: Evaluation 0 = Does not meet minimum requirement: No demonstration or demonstration presented does not meet the minimum requirement. 3 = Meets minimum requirements: Demonstration presented covered all Ten (10) listed requirements of the weekly exercises’ requirements. 5 = Exceeds minimum requirements: Demonstration presented covered all listed weekly exercises requirements and provided additional requirements related to this criterion. | 25% | <provide unique reference to locate substantiating evidence in the bid response> |
| 2. | School-Based Assessment Requirement: The bidder must demonstrate by providing a Live Demonstration, a sample set which consists of Formal Assessment Task (as per Assessment Program for Grade 6 (See Addendum A), Formal Assessment Tasks for Grade 6 as per term 1 (indicated in Addendums B, C, and D), cognizant of cognitive and difficulty levels as well as the Assessment Framework. NOTE: 1 x Term Assignment (Total = 25 Marks) The bidder’s solution to meet the following School-Based Assessment requirements: - Formal Assessment: Assignment - Formal Assessment: Assignment Memorandum - *Assessment Framework - *Cognitive levels indicated - *Difficulty level indicated - *Range of question types - Learner answer sheets (downloadable in PDF format) - Attempted answering - On-screen indication of questions completed/ not completed (learner) - Real-time class level, per learner, per question summary provided - Download capability per FAT Meet Minimum Requirements: The bidder’s solution meets all eleven (11) School-Based Assessment requirements listed. | Evidence The Bidder must demonstrate by providing a Live Demonstration, indicating how the proposed system complies with the requirement for School-Based Assessment Evaluation 0 = Does not meet minimum requirement: No demonstration or demonstration presented does not meet the minimum requirement. 3 = Meets minimum requirements: Demonstration presented covers all eleven (11) of the School-Based Assessment requirements. 5 = Exceeds minimum requirements: Demonstration presented covered all listed School-Based Assessment requirements and provided additional requirements related to this criterion. | 25% | <provide unique reference to locate substantiating evidence in the bid response> |
| 3. | Mental Maths Requirements The bidder must demonstrate by providing a Live Demonstration indicating how the proposed system complies with the Mental Maths Requirements below: - The Mental Maths application must provide randomly generated Mental Maths exercises, illustrating: - The 4 basic operations - Number facts and number bonds - Numeric patterns exercises. - Mental Maths exercises must provide variable number ranges as per the grade 6 term 1 context, with time limits. Session length must be adjustable by the teacher. - A Mental Maths exercise must allow only one attempt in a session. Meet Minimum Requirements: The bidder’s solution meets all three (03) mental maths requirements listed. | Evidence The Bidder must demonstrate by providing a Live Demonstration indicating how the proposed system complies with the Functional Requirements for Mental Maths Evaluation 0 = Does not meet minimum requirement: No demonstration or demonstration presented does not meet the minimum requirement. 3 = Meets minimum requirements: Demonstration presented covers all three (03) Mental Maths requirements. 5 = Exceeds minimum requirements: Demonstration presented covered all listed Mental Maths functional requirements and provided additional requirements related to this criterion. | 25% | <provide unique reference to locate substantiating evidence in the bid response> |
| 4. | Visualisation Of Learner Data The bidder to Include a data presentation tool (e.g., dashboard) to indicate an analysis of the SBA and weekly exercise completion for a minimum of five (5) learners within one class. - The Learner data visualisation must indicate: - Weekly learner exercise activity per exercise completion, including exercise item and error analysis, FAT learner activity and completion, as well as the FAT item, error, and content analysis. - Various roles and permissions need to be presented as per user requirement, i.e., as a learner view and a teacher view. - Indicate the following: - Weekly learner exercise activity, Per exercise completion, Per exercise item, and error analysis - FAT learner activity, FAT completion, as well as FAT item, error, and content analysis - Display of activity in relation to the province, whilst adhering to POPIA The bidder’s solution to meet the following requirements to confirm compliance with the Visualisation of Learner Data: - Weekly learner exercise activity indicating exercise completion - Per exercise item error analysis - FAT learner activity completion - Per the FAT item, error and content analysis - Teacher overview (learner and class/grade) - School overview (learner, class, and grade) - District Overview (district schools) - Provincial overview (all schools) - Downloadable reports as per filter selection - *The Individual learner login aggregated on a per school basis - *The Individual teacher login and SMT logins are aggregated on a per-school basis - Access of Head Office Senior Curriculum Staff with individual logins to view learner, class, grade, school, circuit, district, and provincial oversight - Access to the District Office with individual logins to view learner, class, grade, school, and district - Access of teachers with individual logins to view learner, class, grade, and school - Personalised profile per learner with real-time record of performance and participation - *SBA analysis and weekly exercise completion data available for viewing Meets minimum requirements: The bidder’s solution meets all sixteen (16) of the visualisations of learner data requirements. | Evidence The Bidder must demonstrate by providing a Live Demonstration indicating how the proposed system complies with the requirement for Visualisation of Learner Data. Evaluation 0 = Does not meet minimum requirement: No demonstration or demonstration presented does not meet minimum requirement. 3 = Meets minimum requirements: Demonstration presented covers all sixteen (16) of the visualisations of learner data requirements. 5 = Exceeds minimum requirements: Demonstration presented covered all listed visualisations of learner data requirements and provided additional requirements related to this criterion. | 15% | <provide unique reference to locate substantiating evidence in the bid response> |
| 5. | General Requirements: The bidder must demonstrate by providing a Live Demonstration indicating how the proposed system complies with the general requirements below: - Online cloud-based system compatible with Chrome & Edge. - Available for use on desktop or mobile computer, tablet, or mobile phone compatible with Chrome & Edge. - Demonstrate the navigation abilities of the platform as experienced by the various user profiles, illustrative of sound User Experience (UX) and User Interface (UI) principles. Meet Minimum Requirements: The bidder’s solution meets all three (03) general requirements listed. | Evidence The Bidder must demonstrate by providing a Live Demonstration indicating how the proposed system complies with the requirements for General Requirements Evaluation 0 = Does not meet minimum requirement: No demonstration or demonstration presented does not meet the minimum requirement. 3 = Meets minimum requirements: Demonstration presented covers all three (03) of the general requirements. 5 = Exceeds minimum requirements: Demonstration presented covered all listed general requirements and provided additional requirements related to this criterion. | 10% | <provide unique reference to locate substantiating evidence in the bid response> |

## Special Conditions of Contract Verification (Stage 5)

- The successful supplier will be bound by Government Procurement: General Conditions of Contract (GCC) as well as this Special Conditions of Contract (SCC), which will form part of the signed contract with the successful Supplier. However, SITA reserves the right to include or waive the conditions in the signed contract.

- WCED reserves the right to:

  - Negotiate the conditions; or

  - Automatically disqualify a bidder for not accepting these conditions; or

  - Award to multiple bidders

- In the event that the bidder qualifies the proposal with its own conditions and does not specifically withdraw such own conditions when called upon to do so, SITA will invoke the rights reserved in accordance with subsection 4.3. (b) above.

- Timeline for development, vetting, and implementation of the solution: Upon award of contract, a three-month period will be given for the service provider to construct, develop, and prepare the required content and user management for the next term as a minimum.

- The subject content must be completed, submitted, and vetted by the WCED project lead one term ahead of implementation.

### Special Conditions of Contract Conditions

- Formal Contract - The supplier must enter a formal written contract (agreement) with SITA.

- Right to Audit - SITA reserves the right, before entering into a contract, to conduct or commission an external service provider to conduct a financial audit or probity to ascertain whether a qualifying bidder has the financial wherewithal or technical capability to provide the goods and services as required by this tender.

#### Delivery Address

- The supplier must deliver the required products or services as indicated in Section 2.2, Delivery Address

#### Services and Performance Metrics

- The bidder is responsible for providing the following services as specified in the Service Breakdown Structure (SBS). The timeline for implementation will be agreed upon during the Service Level Agreement (SLA) discussion.

#### Supplier Performance Reporting

- Reports need to be provided on a monthly, termly, and annual basis.

- Bidder may be required to provide additional reporting on an ad hoc basis as determined by client need.

#### Certification, Expertise, and Qualification

- The bidder certifies that:

  - It has the necessary expertise, skill, qualifications, and ability to undertake the work required in terms of the Statement of Work or Service Definition.

  - It is committed to providing the Products or Services; and

  - It is committed to performing all obligations detailed herein without any interruption to the Customer

#### Logistical Conditions

- Hours of Work

  - Office hours are defined as the business working hours of the customer and are Mondays to Fridays between 07:30 and 16:00.

  - After hours for the customer during weekdays from 16:00 to 07:30.

  - All mission critical sites will be managed on a 24 x 7 x 365 basis.

- Tools of Trade

  - The bidder is expected to use its own resources (cell phone, laptops, etc.) to communicate with its own offices, including all tools and equipment to render the services effectively.

#### Remedy Automated Storage & Retrieval Systems

- ARS Support

  - Information systems must be available for online support as well as on a remote support basis.

- The service provider must offer a help desk on a 24/7 basis required for the period of the contract.

- Teacher training and professional development must adhere to skills transfer training requirements.

#### Regulatory, Quality, and Standards

- Services must comply with POPIA and government minimum standards.

#### Confidentiality and non -non-disclosure conditions

- The Supplier, including its management and staff, must, before commencement of the Contract, sign a non-disclosure agreement regarding Confidential Information.

- Confidential Information means any information or data, irrespective of the form or medium in which it may be stored, which is not in the public domain, and which becomes available or accessible to a Party as a consequence of this Contract, including information or data which is prohibited from disclosure by virtue of:

  - the Promotion of Access to Information Act, 2000 (Act no. 2 of 2000).

  - Clearly marked "Confidential" and which is provided by one Party to another Party in terms of this Contract.

  - information or data, which one Party provides to another Party or to which a Party has access because of Services provided in terms of this Contract and in which a Party would have a reasonable expectation of confidentiality.

- Notwithstanding the provisions of this Contract, no Party is entitled to disclose Confidential Information, except where required to do so in terms of law, without the prior written consent of any other Party having an interest in the disclosure.

- Where a Party discloses Confidential Information that materially damages or could damage another Party, the disclosing Party must submit all facts related to the disclosure in writing to the other Party, who must submit information related to such actual or potential damage to be resolved as a dispute.

- Parties may not, except to the extent that a Party is legally required to make a public statement, make any public statement (including on social media platforms) or issue a press release which could affect another Party, without first submitting a written copy of the proposed public statement or press release to the other Party and obtaining the other Party's prior written approval for such public statement or press release, which consent must not unreasonably be withheld.

#### Guarantee and warranties

- The supplier confirms that:

  - The warranty of service/goods supplied under this contract remains valid for the duration of the contract after the goods were delivered, installed, and commissioned with a sign-off, including the client’s signature.

  - As at Commencement Date, it has the rights, title, and interest in and to the Product or Services to deliver such Product or Services in terms of the Contract and that such rights are free from any encumbrance whatsoever.

  - the Product is in good working order, free from Defects in material and workmanship, and substantially conforms to the Specifications, for the duration of the Warranty period.

#### Intellectual Property Rights

- WCED retains all Intellectual Property Rights in and to WCED Intellectual Property. As of the Effective Date, the Supplier is granted a non-exclusive license, for the continued duration of this Contract, to perform any lawful act including the right to use, copy, maintain, modify, enhance and create derivative works of WCED Intellectual Property for the sole purpose of providing the Products or Services to WCED under this Contract; provided that the Supplier must not be permitted to use WCED’s Intellectual Property for the benefit of any entities other than WCED without the written consent of WCED, which consent may be withheld in WCED’s sole and absolute discretion. Except as requested or approved by WCED, which approval is in WCED’s sole and absolute discretion, the Supplier must cease all use of WCED’s Intellectual Property, at the earliest of:

  - termination or expiration date of this Contract.

  - the date of completion of the Services; and

  - the date of rendering of the last of the Deliverables

- If required by WCED, the Supplier must certify in writing to WCED that it has either returned all WCED Intellectual Property to WCED or destroyed or deleted all other WCED Intellectual Property in its possession or under its control

- WCED, at all times, owns all Intellectual Property Rights in and to all Bespoke Intellectual Property.

- Save for the license granted in terms of this Contract, the Supplier retains all Intellectual Property Rights in and to the Supplier’s pre-existing Intellectual Property that is used or supplied in connection with the Products or Services

- Provide WCED with the Compliant Occupational Health and Safety File (required on site for the period of installation and proof of compliance).

- Upon termination or completion of the contract, the service provider shall ensure the full and secure handover of all learner data, records, and related information generated, collected, or maintained during the course of service delivery. This handover must be in a complete, accurate, and accessible format and include any associated metadata or supporting documentation. The service provider shall not retain any copies of learner data and must confirm in writing that all data has been securely transferred and removed from their systems, in compliance with applicable data protection legislation.

#### General

- The supplier will be bound by the Government Procurement: General Conditions of Contract.

- (GCC) as well as this Special Conditions of Contract (SCC), which will form part of the signed contract with the Supplier. However, SITA reserves the right to include or waive the conditions in the signed contract.

- WCED reserves the right to:

  - Negotiate the conditions, or

  - Automatically disqualify a bidder for not accepting these conditions, or

  - Before entering a contract, conduct or commission an external service provider to audit or conduct probity to ascertain whether a qualifying bidder has the technical capability to provide the goods and services as required by this tender.

#### Counter Conditions

- Bidders’ attention is drawn to the fact that amendments to any of the Bid Conditions or setting of counter conditions by bidders may result in the invalidation of such bids.

#### Fronting

- WCED supports the spirit of Broad-Based Black Economic Empowerment and recognizes that real empowerment can only be achieved through individuals and businesses conducting themselves in accordance with the Constitution and in an honest, fair, equitable, transparent, and legally compliant manner. Against this background, SITA will not condone any form of fronting.

- The WCED, in ensuring that bidders conduct themselves in an honest manner, will, as part of the bid evaluation processes, conduct or initiate the necessary enquiries/investigations to determine the accuracy of the representation made in bid documents. Should any of the fronting indicators contained in the Guidelines on Complex Structures and Transactions and Fronting, issued by the Department of Trade and Industry, be established during such an enquiry/investigation, the onus will be on the bidder/contractor to prove that fronting does not exist.

- Failure to do so within 14 days from the date of notification may invalidate the bid/contract and may also result in the restriction of the bidder/contractor conducting business with the public sector for a period not exceeding ten (10) years, in addition to any other remedies SITA may have against the bidder/contractor concerned.

#### Business Continuity and Disaster Recovery Plans

- The bidder confirms that they have written business continuity and disaster recovery plans that define the roles, responsibilities, and procedures necessary to ensure that the required services under this bid specification are in place and will be maintained continuously in the event of a disruption to the bidder’s operations, regardless of the cause of the disruption.

#### Supplier Due Diligence

- WCED reserves the right to conduct supplier due diligence prior to final award or at any time during the Contract period, and this may include pre-announced / non-announced site visits. During the due diligence process, the information submitted by the bidder will be verified, and any misrepresentation thereof may disqualify the bid or the Contract in whole or in part thereof.

#### Preference Goal Requirements conditions

- The Bidder’s commitment to the Preference Goal Requirements in this tender will be legally binding, and the Bidder needs to perform against their commitment for the duration of the contract, which will form part of the Contractual Agreement.

- The Bidder must sustain or improve the company’s BBBEE Level for the duration of the contract, which will form part of the Contractual Agreement.

- Performance of Preference Goal Requirements will be determined annually. Bidders must submit their Preference status report indicating progress against the Bidder’s Preferential commitments within 30 days of the yearly anniversary of the contract.

- Bidders need to keep auditable substantive records/evidence, and upon request by WCED, must be made available for audit and/or due diligence purposes.

- WCED reserves the right to request a Bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim about preferences, in any manner required by WCED.

- WCED reserves the right to verify information/evidence provided by the Bidder.

- WCED reserves the right to introduce a penalty of 1% of the overall annual year spent by WCED for the prior year if the Bidder fails to comply with paragraphs (a), (b), and (c) above.

### Declaration of Compliance and Acceptance SCC

I (we), the bidder, hereby declare that I (we) accept ALL the Special Conditions of Contract as specified in paragraph 4.3.1 above and shall comply with all stated obligations:

Name of Bidder: _____________________________	Signature: _________________________

Date: ______________

## Costing and Preference Points Evaluation (Stage 6)

### Costing and Preference Points Evaluation

- In terms of the SITA Preferential Procurement Policy (PPP), the following preference point system is applicable for this Bid:

  - The 80/20 system (80 Price and 20 Specific Goals) for requirements with a Rand value below R50 000 000 (all applicable taxes included).

  - The 90/10 system (90 Price and 10 Specific Goals) for requirements with a Rand value above R50 000 000 (all applicable taxes included).

- The Bidder must complete either the 80/20 or 90/10 preference point system based on the offer submitted by the Bidder and submit proof of documentation required in terms of this tender.

- SITA reserves the right to apply either the 80/20, or 90/10 preference point system based on the following conditions:

  - If the lowest acceptable bid price is up to and including R50 000 000 (all applicable taxes included) then the 80/20 preferential point system will apply to all acceptable bids; or

  - If the lowest acceptable bid price is above R50 000 000 (all applicable taxes included) then the 90/10 preferential point system will apply to all acceptable bids.

- Points will be allocated for each of the Preferential Goal Requirements for this tender as indicated in table 9, dependant on paragraphs (2) and (3) above.

- The maximum points for this tender will be allocated as follows, subject to paragraph 4 above.

- Points for this tender shall be awarded for:

  - Price; and

  - Preference points for specific goals.

Table 9: Points for Allocation

| Description | Points | Points |
| --- | --- | --- |
| Price | 80 | 90 |
| Preference points for specific goals | 20 | 10 |
| Total points for Price and preference points for specific goals | 100 | 100 |

### Costing and Pricing Conditions

- South African Pricing:  The total price must be VAT inclusive and be quoted in South African Rand (ZAR).

- Total Price

  - All quoted prices are the total price for the entire scope of required services and deliverables to be provided by the bidder over the five-year contractual period.

  - Bidder will be bound by the following general costing and pricing conditions, and WCED reserves the right to negotiate the conditions or automatically disqualify the Bidder for not accepting these conditions:

  - The Bidder must include their Costing Proposal and indicate the reference page(s) in both their proposal and SBD 1 form as part of their bid submission.

  - Note: Bidders will complete the Bidder’s Costing Proposal and include this as part of the hard copy submission documents and on the memory stick.

  - The Bidder’s Costing Proposal should be divided into the following categories and should take account of the following, however, it is not limited to these categories:

| 1 | REQUEST FOR PROPOSAL FOR THE APPOINTMENT OF A SERVICE PROVIDER TO PROVIDE A SERVICE OF AN ONLINE APPLICATION IN AFRIKAANS, ENGLISH, AND ISIXHOSA, IN A COHORT OF 500 SCHOOLS FROM GRADES 3-7, WITH DIGITALLY ADMINISTERED ONLINE MATHEMATICS EXERCISES AND ASSESSMENTS ON AN ANNUAL BASIS FOR A 5-YEAR PERIOD |
| --- | --- |
| 1.1 | Provide weekly Mathematics Exercise Sets for Grades 3 - 7 |
| 1.2 | Provide weekly Mental Maths Exercise Sets for Grades 3 - 7 |
| 1.3 | Provide online school-based Formal Assessments according to policy |
| 1.4 | Provide an online Data Management tool |
| 1.5 | Provide an online visualisation dashboard of learner data |
| 1.6 | Provide a service according to the technical specifications |
| 1.7 | Design, Develop, and Provide a Teacher Professional Development Program with supportive Training Material |
| 1.8 | Provide a Project Management Service |

  - All quoted prices are the total price for the entire scope of required services and deliverables to be provided by the bidder.

  - The cost of delivery, labour, S&T, overtime, etc. must be included in this bid.

  - All additional costs must be clearly specified.

  - SITA reserves the right to negotiate pricing with the successful bidder prior to the award, as well as envisaged quantities.

- Bidders must complete and submit their Costing Proposal in Excel spreadsheet format and indicate cost per financial year.

- The bidder must complete the declaration of acceptance as per paragraph 4.5 below by marking with an “X” either “ACCEPT ALL” or “DO NOT ACCEPT ALL”, failing which the declaration will be regarded as “DO NOT ACCEPT ALL” and the bid will be disqualified.

## Declaration of Acceptance

|  | ACCEPT ALL | DO NOT ACCEPT ALL |
| --- | --- | --- |
| - The bidder declares to ACCEPT ALL the Costing and Pricing conditions as specified in par 4.4.2 above by indicating with an “X” in the “ACCEPT ALL” column, or - The bidder declares to NOT ACCEPT ALL the Costing and Pricing Conditions as specified in par 4.4.2 above by - - Indicating with an “X” in the “DO NOT ACCEPT ALL” column, and - Provide a reason and proposal for each of the conditions not accepted. |  |  |
| Comments by bidder: Provide the condition reference, the reasons for not accepting the condition. |  |  |

## Preference Requirements

- The bidder must complete in full all the PREFERENCE requirements.

- Allocation of points per requirements: The points allocation of bidders’ responses to the requirements will be determined by the completeness, relevance, and accuracy of substantiating evidence.

- Points will be allocated for each PREFERENCE requirement as per the criteria set in each section in Table 9.

- The bidder must provide a unique reference number (e.g., binder/folio, chapter, section, page) to locate substantiating evidence in the bid response. During evaluation, SITA reserves the right to treat substantiation evidence that cannot be located in the bid response as “NOT COMPLY”.

- Preference Goal Requirements?

  - The applicable Preference Point system for this tender and points claimed is 80/20, 90/10, or both.

  - The specific Preferential Goal Requirements for this tender are indicated in Annex A Table 9.

  - Failure on the part of a bidder to complete both the 90/10 and 80/20 preference point systems and submit proof or documentation required in terms of this tender to claim preference points for the Preference Goal Requirements will be interpreted to mean that preference points for specific goals are not claimed.

  - The Bidder must indicate how they claim points for each of the preference points by signing at par 4.5 in the Invitation to Bid document.

  - Bidders need to keep auditable substantive records/evidence and, upon request by WCED, must make available for audit and/or due diligence purposes.

  - WCED reserves the right to request a Bidder, either before a bid is adjudicated or at any time subsequently, to substantiate any claim about preferences, in any manner required by SITA.

  - WCED reserves the right to verify information/evidence provided by the Bidder.

  - WCED reserves the right to introduce a penalty of 1% of the overall annual year spent by WCED for the prior year if the Bidder fails to comply with paragraph 4.6 (e) (vii) to (ix/x) above.

Table 10: Preference Goal Requirements (Specific Goals)

| Preference Goal Requirement # | Preferential Goal Requirements | Preferential Goal Requirements |  |
| --- | --- | --- | --- |
|  | Preferential Goal Requirements allocated for this tender | Substantiating evidence and evidence reference to be completed by the bidder. Evaluation per requirement: Each requirement indicated in the table below must be completed, and points will be allocated based on the evidence required below | Evidence Reference |
|  | B-BBEE Requirements |  |  |
| 1) | B-BBEE Requirements Promotion of Transformational Objectives. | Evidence: The Bidder must provide a copy of the following relevant evidence for the Preferential Goal points which the Bidder qualifies for: - Columns A, B, C, and D in table 11A or 11B # Copy of relevant proof of the following to confirm the B-BBEE status of the contributor as defined in the Broad-Based Black Economic Empowerment Act: - B-BBEE certificate (from a SANAS Accredited Agency); # or # Sworn affidavit in the format provided by CIPC - Applicable to EMEs and QSEs only; # and/ or - Column D in table 11A or 11B # Copy of South African Identification Document (ID); and/ or - Column E in table 11A or 11B # Copy of Medical Certificate clearly indicating the disability in line with the B-BBEE status claimed as defined in the Broad-Based Black Economic Empowerment Act. Note: The CIPC (Companies and Intellectual Property Commission) registration documents will also be used as evidence to confirm compliance with the Preferential procurement requirements as part of the evaluation process. Points allocation: Points will be allocated for bidders that meet the requirements as indicated in table 11A or 11B in section 3.6 | <provide unique reference to locate the substantiating evidence in the bid response – Annex A, PAR 8> |

Table 11A: B-BBEE Points as part of the Preference Goal requirements (Preferential Goal Requirements for (80/20) system)

Note: Bidder to select the section for points they wish to claim (Mark as Y=Yes) in the table below.

|  |  |  |  | Ownership |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Reference # | Contributor Level as defined in the Broad-Based Black Economic Empowerment Act | EME/QSEs | Black Owned (BO) (51% or more) | Black Woman Owned (BWO) (More than 30%) | Youth Owned | Owned by People living with disabilities | Score | Bidder to select the section for points they wish to claim (Mark as Y= Yes) |  |
|  |  |  | (A) | (B) | (C) | (D) | (E) | (F) |  |  |
|  | 1 | Level 1 | 6 | 4 | 4 | 4 | 2 | 20 |  |  |
|  | 2 | Level 1 | 6 | 4 | 2 | 2 | 0 | 14 |  |  |
|  | 3 | Level 1 | 6 | 4 | 2 | 0 | 0 | 12 |  |  |
|  | 4 | Level 1 | 6 | 4 | 0 | 0 | 0 | 10 |  |  |
|  | 5 | Level 2 and 3 | 4 | 2 | 1 | 1 | 1 | 9 |  |  |
|  | 6 | Level 2 and 3 | 4 | 2 | 1 | 1 | 0 | 8 |  |  |
|  | 7 | Level 2 and 3 | 4 | 2 | 1 | 0 | 0 | 7 |  |  |
|  | 8 | Level 2 and 3 | 4 | 2 | 0 | 0 | 0 | 6 |  |  |
|  | 9 | Level 4 and 5 | 2 | 1 | 0,5 | 0,5 | 0,5 | 4,5 |  |  |
|  | 10 | Level 4 and 5 | 2 | 0,5 | 0,5 | 0,5 | 0 | 3,5 |  |  |
|  | 11 | Level 4 and 5 | 2 | 0,5 | 0,5 | 0 | 0 | 3 |  |  |
|  | 12 | Level 4 and 5 | 2 | 0,5 | 0 | 0 | 0 | 2,5 |  |  |
|  | 13 | Level 6 | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | 14 | Level 7 | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | 15 | Level 8 | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | 16 | Non-Contributor | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | Total Maximum Score Allocation: |  | 20 |  |  |  |  |  |  |  |

Table 11B: B-BBEE Points as part of the Preference Goal requirements (Preferential Goal Requirements for (90/10) system)

Note: Bidder to select the section for points they wish to claim (Mark as Y=Yes) in the table below.

|  |  |  |  | Ownership |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Reference # | Contributor Level as defined in the Broad-Based Black Economic Empowerment Act | EME/QSEs | Black Owned (BO) (51% or more) | Woman Owned (BWO) (More than 30%) | Youth Owned | Owned by People living with disabilities | Score | Bidder to select the section for points they wish to claim (Mark as Y= Yes) |  |
|  |  |  | (A) | (B) | (C) | (D) | (E) | (F) |  |  |
|  | 1 | Level 1 | 3 | 2 | 2 | 2 | 1 | 10 |  |  |
|  | 2 | Level 1 | 3 | 2 | 2 | 2 | 0 | 9 |  |  |
|  | 3 | Level 1 | 3 | 2 | 2 | 0 | 0 | 7 |  |  |
|  | 4 | Level 1 | 3 | 2 | 0 | 0 | 0 | 5 |  |  |
|  | 5 | Level 2 and 3 | 2 | 1 | 0,5 | 0,5 | 0,5 | 4,5 |  |  |
|  | 6 | Level 2 and 3 | 2 | 1 | 0,5 | 0,5 | 0 | 4 |  |  |
|  | 7 | Level 2 and 3 | 2 | 1 | 0,5 | 0 | 0 | 3,5 |  |  |
|  | 8 | Level 2 and 3 | 2 | 1 | 0 | 0 | 0 | 3 |  |  |
|  | 9 | Level 4 and 5 | 1 | 0,5 | 0,25 | 0,25 | 0,25 | 2,25 |  |  |
|  | 10 | Level 4 and 5 | 1 | 0,5 | 0,25 | 0,5 | 0 | 2,25 |  |  |
|  | 11 | Level 4 and 5 | 1 | 0,5 | 0,25 | 0 | 0 | 1,75 |  |  |
|  | 12 | Level 4 and 5 | 1 | 0,5 | 0 | 0 | 0 | 1,5 |  |  |
|  | 13 | Level 6 | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | 14 | Level 7 | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | 15 | Level 8 | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | 16 | Non-Contributor | 0 |  | 0 | 0 | 0 | 0 |  |  |
|  | Total Maximum Score Allocation: |  | 10 |  |  |  |  |  |  |  |
|  | F= A+B+C+D+E |  |  |  |  |  |  |  |  |  |

BIDDER SUBSTANTIATING EVIDENCE

# Technical Mandatory Requirement Evidence

## Bidder Experience and Capability Requirements

- Complete the table below, noting that:

  - Provide reference details of customers to whom the project or service was delivered.

  - References may include multiple customers.

  - Project end-date must be current or not older than three (3) years from the date this bid is advertised.

  - The scope of work must be related.

Table 12: References

| No | Company Name | Reference person name, contact details | Project Scope of Work | Project start and end date |
| --- | --- | --- | --- | --- |
| 1 | <Company name> | <Person Name> <Tel> <email> | < Provide scope details of a project from a customer to whom a service was delivered for the supply and maintenance, management of an online mathematics application according to the minimum requirements of the specification for this service | Start Date: End Date: <Provide unique reference to locate substantiating evidence> |
| 2 |  |  |  |  |

NOTE (1):

SITA reserves the right to verify the information provided.

Note (2):

Failure to complete Table 12 fully as indicated above will result in disqualification.

## Technical Product/Service Functional Requirements

The Bidder must confirm that they comply with the Technical Product/ Service Functional Requirements by completing and signing Annexure B and attach here.

NOTE (1):

Failure to comply fully with the requirements as indicated above will result in disqualification.

NOTE (2):

## SITA reserves the right to verify the information provided.

## Special Conditions of Contract Verification

The Bidder must accept ALL the Special Conditions of Contract by completing and signing the declaration of Acceptance in the Declaration of Compliance and Acceptance under the Special Conditions (Section 4.4.2) and attaching it here.

NOTE (1):

## Failure to accept ALL the Special Conditions of Contract will result in disqualification.

## SITA Certification Requirements

The bidder must fully complete and submit the MIOS Certification Requirements in Annex C. Further to this, the Bidder is required to submit additional information as follows:

a) In the case of a “YES” answer in Annex C, the independent certificate(s) to substantiate the declaration.

Or

b) In the case of a “N/A” answer in Annex C, sufficient motivation as to why the standard is not deemed applicable.

NOTE (1):

An empty declaration (no answer provided), or a "N/A" answer without sufficient motivation, will be regarded as a “NO” answer and will be considered non-compliant.

NOTE (2):

SITA reserves the right to verify the information provided.

# Technical Functionality Evaluation Requirements

- The Bidder needs to attach the required Evidence for the Technical Functional Requirements as indicated in section 4.2.3 here in Annexure A.

# Proof of Concept Evidence

- Presentation and Demonstration information will be provided by the Bidder at the Proof of Requirements as indicated in section 4.2.4.

# Preference Points: Preferential Goals Evidence

The Bidder must provide a copy of the following relevant evidence for the Preferential Goal points which the Bidder qualifies for:

- Columns A, B, C, and D in table 11A or 11B

# Copy of relevant proof of the following to confirm the B-BBEE status of the contributor as defined in the Broad-Based Black Economic Empowerment Act:

# B-BBEE certificate (from a SANAS Accredited Agency);

# or

# Sworn affidavit in the format provided by CIPC - Applicable to EMEs and QSEs only;

# and/ or

- Column D in table 11A or 11B

# Copy of South African Identification Document (ID); and/ or

- Column E in table 11A or 11B

# Copy of Medical Certificate clearly indicating the disability in line with the B-BBEE status claimed as defined in the Broad-Based Black Economic Empowerment Act

Product/Service Functional Requirements. ADDENDUM 1

NB: The bidder must confirm that they comply with the following Product / Service Functional requirements as indicated below, as this will be legally and contractually binding:

Table 13:  Product/Service Functional Requirements

| No | TECHNICAL PRODUCT/SERVICE FUNCTIONAL REQUIREMENTS |
| --- | --- |
| 1. | Customer Infrastructure and Environment Requirements |
| 1.1 | The bidder must provide a web hosting platform consisting of a cluster of self-managed cloud servers configured for redundancy and load balancing: - The data center must have a fault-tolerant power distribution design (e.g., uninterrupted service during load shedding). - Guaranteed 99,9% uptime: (e.g., Proof of a Service Level Agreement (SLA) that shows this guarantee) - Unlimited Number of Registered Users (as per technical requirements in paragraph 3.3.6). - The Response time at the terminal (end user device/browser) must be less than 5 seconds (on average). - Hosting company must provide 24/7 Hardware Support of their own infrastructure. - Robust network security across the network and all other service-related platforms, including Distributed Denial-of-Service (DDoS) protection and mitigation. |
| 1.2 | The web hosting platform must adhere to the specified Infrastructure Requirements: - Total infrastructure, including back-end systems (database and web servers), must be sufficient to provide a 5-second turnaround time for concurrent 200 000 users at the end user device/terminal. - Server OS: Open-source Linux (any distro) or Microsoft server - Web Server: (e.g., Nginx server or similar) - Database: SQL or JSON - PHP Version: Version 8.3 or later |
| 2 | Minimum Architecture Requirements |
| 2.1 | The web hosting platform must adhere to the requirements regarding the application servers: - The application servers need to be configured to run instances of the developed LMS system. - Full site backups to be configured across the application servers daily. |
| 2.2 | The web hosting platform must adhere to the requirements regarding the Data and Analytics server: - Syncing scripts sync data from the Application servers to the Data and Analytics server regularly. - Data from the application servers must sync to the Data and Analytics Server in intervals of no longer than 5 minutes. - Graphical User Interfaces allow users with appropriate rights to view analytics generated by querying the synchronized data stored on the Data and Analytics server. |
| 2.3 | The web hosting platform must adhere to the requirements regarding Data Backups and Redundancy: - Daily backups of the LMS, User Management, and Data Management Sites. - Provide incremental backup and restore processes for the databases. |
| 2.4 | The web hosting platform must adhere to the requirements regarding Security Certificates: - The bidder must install, manage, and protect all usage and instances of the SSL certificates and ensure their validity. |
| 2.5 | The web hosting platform must manage an online Helpdesk System: - The bidder must provide a document with evidence of a customised online helpdesk system. |
| 2.6 | The web hosting platform must adhere to the usage requirements: - The solution must cater to an unlimited number of registered users. - The solution must be able to accommodate a minimum of 200 000 concurrent users. |
| 2.7 | The bidder must provide quarterly Technical performance reporting: - Server performance (including CPU, Memory, and disk usage) - Percentage uptime - Network utilisation |
| 2.8 | TECHNICAL DEVELOPMENT STANDARDS Bidder to provide an overview of relevant standards for software development processes that will be used. - Indicate relevant standards for software development that will be used. - Provide a sample process for an agile Software Development Life Cycle (SDLC) in a process flow diagram that illustrates the agile SDLC that will be followed. |
| 2.9 | MONITORING AND ALERTING PROCESS AND PLAN Provide supporting details of analytical tools, processes, and standards to monitor the system, related analytics, and KPIs. - Monitoring: Provide an overview of the relevant processes and tools to be used to monitor the system software. - Analysis: Provide open-source analytics performance and capacity parameters to analyse and manage the performance of the system. Uptime: Provide an overview of the process and tools to actively monitor the up-time availability of all components of the overall system. |

I, the bidder (Full names) …………………………………………………………. representing (company name) …………………………………………………………….. Hereby confirm that I comply with the above

Product/Service Functional Requirements and understand that it will form part of the contract and is legally binding.

Thus, done and signed at …………………………………….. On this………day of……………..….20….

……………………………….

MIOS Certification Requirements/Compliance

In terms of the State Information Technology Agency Act (as amended), the Agency (SITA) must certify that all ICT goods and services comply with approved interoperability (MIOS 6) and related security standards. These standards are available on the SITA website. Enquiries: certification@sita.co.za.

            - The set of interoperability standards extracted from MIOS and listed in the table below applies to this tender/request and will be subject to the SITA Certification process. The bidder is required to ensure the following:

- Declare, by a "YES", "NO", or "N/A" (Not Applicable) answer, the level of compliance with each standard as listed in the table; and

- In the case of a YES answer, attach, if any, the independent certificate(s) to substantiate the declaration; and in the case of a N/A answer, provide sufficient motivation as to why the standard is not deemed applicable.

            - An empty declaration (no answer provided), or a "N/A" answer without sufficient motivation, will be regarded as a "NO" answer, and could be considered as non-compliant.

            - SITA Certification will assess the level of compliance and issue a certificate to that effect. Non-compliance with any of the listed standards will be regarded as NOT meeting the relevant requirements of the bid.

            - This list is only valid for the latest approved request documentation as received and held by the SITA Certification unit.

            - This list does NOT constitute a Compliance Certificate and ONLY indicates the relevant standards applicable to the system/solution.

Once implementation of the awarded solution is complete, please contact the ICT Certification unit at certification@sita.co.za to complete the ICT Certification process.

Table 14: Interoperability Standards

| The solution must comply with the following minimum interoperability standards: |  | Indicate YES/NO/NOT APPLICABLE (N/A) |
| --- | --- | --- |
| C020109 Upgrading to TLS within HTTP/1.1 (HTTPS) | RFC 2817 |  |
| C020502 Lightweight Directory Access Protocol (LDAP) | RFC 4510 |  |
| C020503 Lightweight Directory Access Protocol (LDAP) | RFC 4511 |  |
| C020504 Lightweight Directory Access Protocol (LDAP) | RFC 4512 |  |
| C020505 Lightweight Directory Access Protocol (LDAP) | RFC 4513 |  |
| C020506 Lightweight Directory Access Protocol (LDAP) | RFC 4514 |  |
| C020507 Lightweight Directory Access Protocol (LDAP) | RFC 4515 |  |
| C020508 Lightweight Directory Access Protocol (LDAP) | RFC 4516 |  |
| C020509 Lightweight Directory Access Protocol (LDAP) | RFC 4517 |  |
| C020510 Lightweight Directory Access Protocol (LDAP) | RFC 4518 |  |
| C020511 Lightweight Directory Access Protocol (LDAP) | RFC 4519 |  |
| C050101 Hypertext Markup Language 5 (HTML v5) | HTML 5 |  |
| C050302 Portable Document Format (PDF v1.7) | ISO 32000 |  |
| C050401 Structured Query Language (SQL) 2011 | ISO 9075 |  |
| C050701 MPEG-1 (Coding of moving pictures and associated audio for digital storage media at up to about 1.5 Mbit/s - Part 3: Audio | ISO 11172-3 |  |
| C050702 MPEG-2 (Generic Coding of Moving Pictures and Associated Audio Information: Part 1) | ISO 13818-1 |  |
| C050703 MPEG-2 (Generic Coding of Moving Pictures and Associated Audio Information: Part 2) | ISO 13818-2 |  |
| C050704 MPEG-2 (Generic Coding of Moving Pictures and Associated Audio Information: Part 3) | ISO 13818-3 |  |
| C050801 JavaScript (ECMAScript Language Specification) | ECMA 262 |  |

Substantiate by describing how your solution complies with the interoperability standards or provide any available independent certificate/letter of compliance to the mentioned standards. Please be sure to explain implemented mitigations where non-compliance is present. Where the proposed solution does not include technologies pertaining to the quoted standards, please claim "Noncompliance due to technology non-applicability". In instances where standards are superseded/obsoleted/outdated please provide the name and number of the appropriate open standard utilised by the product.

- Annex D: List of Supportive Documentation

Table 15: List of Supportive Documentation

| NO | DOCUMENT NAME | LINK | EMBEDDED DOCUMENT |
| --- | --- | --- | --- |
| 1 | Addendum A: CAPS Content, Cognitive, And Difficulty Levels | https://drive.google.com/file/d/1nVsevoNYV9YBGMtC-N9UlvG42FhxiQ8P/view?usp=drive_link |  |
| 2 | Addendum B: ATPs (Gr 3 – 7) | https://drive.google.com/file/d/18e7RKj8vUzSnUI2OAJHIGBbDboxsavEh/view?usp=drive_link |  |
| 3 | Addendum C: Framework for classification of FORMAL ASSESSMENT | https://docs.google.com/spreadsheets/d/1xf66LeLmk7iqco0olRBGhQgiXnlxv9kr/edit?usp=drive_link&ouid=105606576950821091632&rtpof=true&sd=true |  |
| 4 | Addendum D: Minimum assessment requirements | https://drive.google.com/file/d/1LQmAN_4iP930wcdAq_fEBqoEgHXH0Mpy/view?usp=drive_link |  |

NOTE: See the Link to Google Drive with all addenda below:

https://drive.google.com/drive/folders/1lVHdVhZEDnfBgWaTP4hzl4YHsXQzrcs-?usp=drive_link