NEC 3: TERM SERVICE CONTRACT

Between

AIRPORTS COMPANY SOUTH AFRICA SOC LIMITED

Applicable to OR TAMBO INTERNATIONAL AIRPORT

(Registration Number :  1993/004149/30)

| and | (Registration Number : ___________________) |
| --- | --- |

For

THE IMPROVEMENT OF THE STORMWATER DRAINAGE INFRASTRUCTURE AT ‘IN2FOODS’ AND BIDVEST

| Contents: |  | No of pages |
| --- | --- | --- |
| Part C1 | Agreements & Contract Data | [●] |
| Part C2 | Pricing Data | [●] |
| Part C3 | Employer’s Service Information | [●] |
| Part C4 | Site Information | [●] |

PART C1: AGREEMENTS AND CONTRACT DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C1.1 C1.2 | Contract cover page Form of Offer and Acceptance | [●] |
| C1.3 C1.3a C1.3a.1 C1.3b | Contract Data provided by the Employer Accepted plan Service level table Insurance schedule | [●] [●] [●] [●] |
| C1.3c C1.3d C1.3e C1.3f C 1.4 | Proforma Guarantees s37(2) OHSA Appointment ACSA Panel of Adjudicators Key performance indicators Contract Data provided by the Contractor | [●] [●] [●] [●] [●] |

PART C2: PRICING DATA

| Contents: |  | No of pages |
| --- | --- | --- |
| C2 | Pricing Data Option A | [●] |

PART C3: EMPLOYER’S SERVICE INFORMATION

| Contents: |  | No of pages |
| --- | --- | --- |
| C3 | Employer’s Service Information | [●] |

PART C4: SITE INFORMATION

| Contents: |  | No of pages |
| --- | --- | --- |
| C4 | Site Information | [●] |

|  | ## OR TAMBO INTERNATIONAL AIRPORT |
| --- | --- |
|  | ## PR 73104 |
|  | ## THE IMPROVEMENT OF THE STORMWATER DRAINAGE INFRASTRUCTURE AT ‘IN2FOODS’ AND BIDVEST |
| ## C1.2 Form of Offer and Acceptance |  |
| ## Offer |  |
| The Employer, identified in the Acceptance signature block, has solicited offers to enter into a contract for the procurement of THE IMPROVEMENT OF THE STORMWATER DRAINAGE INFRASTRUCTURE AT ‘IN2FOODS’ AND BIDVEST |  |
| The tenderer, identified in the Offer signature block, has examined the documents listed in the Tender Data and addenda thereto as listed in the Returnable Schedules, and by submitting this Offer has accepted the Conditions of Tender. |  |
| The tenderer, identified in the Offer signature block, has examined the draft contract as listed in the Acceptance section and agreed to provide this Offer. |  |
| By the representative of the tenderer, deemed to be duly authorised, signing this part of this Form of Offer and Acceptance the tenderer offers to perform all of the obligations and incur liabilities of the Contractor under the contract including compliance with all its terms and conditions according to their true intent and meaning for an amount to be determined in accordance with the conditions of contract identified in the Contract Data. |  |
| THE OFFERED TOTAL OF THE PRICES INCLUSIVE OF VAT IS: (in words) ……………………………………………………………………………………….. ……………………………….Rand; R………………………(in figures) |  |
| THE OFFERED STAFF RATES TO PERFORM THE SERVICES, EXCLUSIVE OF VALUE ADDED TAX ARE AS SET OUT IN THE PRICING SCHEDULE. |  |
| THE OFFERED PRICES ARE AS STATED IN THE PRICING SCHEDULE |  |
| This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the period of validity stated in the Tender Data, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data. |  |
| This Offer may be accepted by the Employer by signing the Acceptance part of this Form of Offer and Acceptance and returning one copy of this document including the Schedule of Deviations (if any) to the tenderer before the end of the agreed period of validity, or other period as agreed, whereupon the tenderer becomes the party named as the Contractor in the conditions of contract identified in the Contract Data. |  |

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

## Acceptance

| By signing this part of this Form of Offer and Acceptance, the Employer identified below accepts the tenderer’s Offer. In consideration thereof, the Employer shall pay the Contractor the amount due in accordance with the conditions of contract identified in the Contract Data or the Pricing Data. Acceptance of the tenderer’s Offer shall form an agreement between the Employer and the tenderer upon the terms and conditions contained in this agreement and in the contract that is the subject of this agreement. |  |  |  |  |
| --- | --- | --- | --- | --- |
| The terms of the contract, are contained in: Part C1 Agreements and Contract Data, (which includes this Form of Offer and Acceptance) Part C2 Pricing Data Part C3 Service Information Part C4 Site Information and drawings and documents (or parts thereof), which may be incorporated by reference into the above listed Parts. |  |  |  |  |
| Deviations from and amendments to the documents listed in the Tender Data and any addenda thereto listed in the Returnable Schedules as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance. No amendments to or deviations from said documents are valid unless contained in this Schedule. |  |  |  |  |
| Deviations from and amendments to the draft contract as well as any changes to the terms of the Offer agreed by the tenderer and the Employer during this process of offer and acceptance, are contained in the Schedule of Deviations attached to and forming part of this Form of Offer and Acceptance. No amendments to or deviations from said documents are valid unless contained in this Schedule. |  |  |  |  |
| The tenderer shall within two weeks of receiving a completed copy of this agreement, including the Schedule of Deviations (if any), contact the Employer’s agent (whose details are given in the Contract Data) to arrange the delivery of any securities, bonds, guarantees, proof of insurance and any other documentation to be provided in terms of the conditions of contract identified in the Contract Data. Failure to fulfil any of these obligations in accordance with those terms shall constitute a repudiation of this agreement. |  |  |  |  |
| Notwithstanding anything contained herein, this agreement comes into effect on the date when the tenderer receives one fully completed copy of this document, including the Schedule of Deviations (if any). Unless the tenderer (now Contractor) within five working days of the date of such receipt notifies the Employer in writing of any reason why he cannot accept the contents of this agreement, this agreement shall constitute a binding contract between the Parties. |  |  |  |  |
| Notwithstanding anything contained herein, this agreement comes into effect two working days after the submission by the Employer of one fully completed copy of this document including the schedule of deviations (if any), to a courier-to-counter delivery / counter-to-counter delivery / door-to-counter delivery /door-to-door delivery /courier service (delete that which is not applicable), provided that the Employer notifies the tenderer of the tracking number within 24 hours of such submission. Unless the tenderer (now Contractor) within five working days of the date of such submission notifies the Employer in writing of any reason why he cannot accept the contents of this agreement, this agreement shall constitute a binding contract between the parties. |  |  |  |  |
| Signature(s) |  |  |  |  |  |
| Name(s) |  |  |  |  |  |
| Capacity |  |  |  |  |  |
| for the Employer |  |  |  |  |  |
| Name & signature of witness |  | (Insert name and address of organisation) |  | Date |  |

Schedule of Deviations

1 Subject . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

Details  . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

2 Subject . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

Details  . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

3 Subject . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

Details  . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

4 Subject . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

Details  . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

5 Subject . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

Details  . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

. . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .

| By the duly authorised representatives signing this agreement, the Employer and the tenderer agree to and accept the foregoing schedule of deviations as the only deviations from and amendments to the documents listed in the Tender Data and addenda thereto as listed in the returnable schedules, as well as any confirmation, clarification or changes to the terms of the offer agreed by the tenderer and the Employer during this process of offer and acceptance. |  |  |  |  |
| --- | --- | --- | --- | --- |
| By the duly authorised representatives signing this agreement, the Employer and the tenderer agree to and accept the foregoing schedule of deviations as the only deviations from the draft contract, as well as any confirmation, clarification or changes to the terms of the offer agreed by the tenderer and the Employer during this process of offer and acceptance. |  |  |  |  |
| It is expressly agreed that no other matter whether in writing, oral communication or implied during the period between the issue of the tender documents and the receipt by the tenderer of a completed signed copy of this Agreement shall have any meaning or effect in the contract between the parties arising from this agreement. |  |  |  |  |
| Signature(s) |  |  |  |
| Name(s) |  |  |  |
| Capacity |  |  |  |
| for the Employer |  |
| Name & signature of witness |  | (Insert name and address of organisation) |  | Date |

| Signature(s) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name(s) |  |  |  |  |
| Capacity |  |  |  |  |
| For the tenderer: |  |  |  |  |
| Name & signature of witness | (Insert name and address of organisation) |  | Date |  |

C1.3c Forms of Securities

# PRO FORMAS FOR BONDS & GUARANTEES

## For use with the NEC3 Term Service Contract (April 2014)

The conditions of contract stated in the Contract Data Part 1 include the following Secondary Options:

Option X4:	Parent company guarantee

Option X13:	Performance Bond

Each of these secondary Options requires a bond or guarantee “in the form set out in the Service Information”.    Pro forma documents for these bonds and guarantees are provided here for convenience but are to be treated as part of the Service Information.

The Contractor shall guarantee his ASGI-SA Obligations by providing the Employer with an ASGI-SA Guarantee in the form provided here.

The organisation providing the bond / guarantee does so by copying the pro forma document onto his letterhead without any change to the text or format and completing the required details.  The completed document is then given to the Employer within the time stated in the contract.

# Pro forma Parent Company Guarantee (for use with Option X4)

(to be reproduced exactly as shown below on the letterhead of the Contractor’s Parent Company)

| Airports Company South Africa SOC Limited Reg. No 1993/004149/30 VAT no 4930138393 O R Tambo International Airport Private Bag X1 3rd Floor ACSA North Wing Offices Kempton Park 1627 | Date: |  |
| --- | --- | --- |

Dear Sirs,

## Parent Company Guarantee for Contract No:

With reference to the above numbered contract made or to be made between

| Airports Company South Africa | (the Employer) and |
| --- | --- |
| {Insert registered name and address of the Contractor} | (the Contractor), for |
| THE IMPROVEMENT OF THE STORMWATER DRAINAGE INFRASTRUCTURE AT ‘IN2FOODS’ AND BIDVEST. | (the service). |

| I/We the undersigned |  |
| --- | --- |
| on behalf of the Contractor’s parent company |  |
| of physical address |  |

and duly authorised thereto do hereby unconditionally guarantee to the Employer that the Contractor shall Provide the Service in accordance with the above numbered Contract.

- If for any reason the Contractor fails to Provide the Service, we hereby agree to cause to Provide the Service at no additional cost to the Employer.

- If we fail to comply with the terms of this Deed of Guarantee, the Employer may itself procure such performance (whether or not the Agreement be formally determined).  The Employer is to notify us and we shall indemnify the Employer for any additional cost or expense it incurs.

- Our liability shall be as primary obligor and not merely as surety and shall not be impaired or discharged by reason of any arrangement or change in relationship made between the Contractor and the Employer and/or between us and Contractor; nor any alteration in the obligations undertaken by the Contractor or in the terms of the Agreement; nor any indulgence, failure, delay by you as to any matter; nor any dissolution or liquidation or such other analogous event of the Contractor.

- The Employer shall not be obliged before taking steps to enforce the terms of this Deed of Guarantee to obtain judgement against the Contractor in any court or other tribunal, to make or file any claim in liquidation (or analogous proceedings) or to seek any remedy or proceed first against the Contractor.

- This Deed of Guarantee shall be governed by and construed in accordance with the laws of the Republic of South Africa and we hereby submit to the non-exclusive jurisdiction of the High Court of South Africa.

| Signed at |  | on this |  | day of |  | 20 |
| --- | --- | --- | --- | --- | --- | --- |

| Signature(s) |  |  |
| --- | --- | --- |
| Name(s) (printed) |  |  |
| Position in parent company |  |  |
| Signature of Witness(s) |  |  |
| Name(s) (printed) |  |  |

# Pro forma Performance Bond – Demand Guarantee (for use with Option X13)

(to be reproduced exactly as shown below on the letterhead of the Bank providing the Bond / Guarantee)

| Airports Company South Africa SOC Limited Reg. No 1993/004149/30 VAT no 4930138393 O R Tambo International Airport Private Bag X1 3rd Floor ACSA North Wing Offices Kempton Park 1627 | Bank reference No. |  |
| --- | --- | --- |
|  | Date: |  |

Dear Sirs,

Performance Bond – Demand Guarantee for [insert name of Contractor] required in terms of contract [insert Contractor’s contract reference number or title]

- In this Guarantee the following words and expressions shall have the following meanings:-

| 1.1 | “Bank” means | [Insert name of Bank], [●] Branch, Registration No. [●] |
| --- | --- | --- |
| 1.2 | “Bank’s Address” means | [Insert physical address of Bank] |
| 1.3 | “Contract” means | the written agreement relating to the Service, entered into between the Employer and the Contractor on or about the [●] day of [●] 20[●] (Contract Reference No. [●]) as amended, varied, restated, novated or substituted from time to time |
| 1.4 | “Contractor” means | [●] a company registered in accordance with the laws of [●] under Registration No [●] |
| 1.5 | “Employer” means | [●] a company registered in accordance with the laws of the Republic of South Africa under Registration Number [●] |
| 1.6 | “Expiry Date” means | the earlier of - the date that the Bank receives a notice from the Employer stating that all amounts due from the Contractor as certified in terms of the contract have been received by the Employer and that the Contractor has fulfilled all his obligations under the Contract; or - the date that the Bank issues a replacement Bond for such lesser or higher amount as may be required by the Employer. |
| 1.7 | “Guaranteed Sum” means | the sum of R[●], ([●] Rand) |
| 1.8 | “Service” means | [●] |

- At the instance of the Contractor, we the undersigned ______________ and ______________, in our respective capacities as _____________ and ___________ of the Bank, and duly authorized thereto, confirm that we hold the Guaranteed Sum at the disposal of the Employer as security for the proper performance by the Contractor of all of its obligations in terms of and arising from the Contract and hereby undertake to pay to the Employer, on written demand from the Employer received prior to the Expiry Date, any sum or sums not exceeding in total the Guaranteed Sum.

- A demand for payment under this guarantee shall be made in writing at the Bank’s address and shall:

- be signed on behalf of the Employer by a director of the Employer;

- state the amount claimed (“the Demand Amount’);

- state that the Demand Amount is payable to the Employer in the circumstances contemplated in the Contract.

- Notwithstanding the reference herein to the Contract, the liability of the Bank in terms hereof is as principal and not as surety and, the Bank’s obligation/s to make payment:

- is and shall be absolute provided demand is made in terms of this bond in all circumstances; and

- is not, and shall not be construed to be, accessory or collateral on any basis whatsoever.

- The Bank’s obligations in terms of this Guarantee:

- shall be restricted to the payment of money only and shall be limited to the maximum of the Guaranteed Sum; and

- shall not be discharged and compliance with any demand for payment received by the Bank in terms hereof shall not be delayed, by the fact that a dispute may exist between the Employer and the Contractor.

- The Employer shall be entitled to arrange its affairs with the Contractor in any manner which it sees fit, without advising us and without affecting our liability under this Guarantee. This includes, without limitation, any extensions, indulgences, release or compromise granted to the Contractor or any variation under or to the Contract. Our liability shall not be impaired or discharged by reason of any arrangement or change in relationship made between the Contractor and the Employer and/or between us and Contractor; nor any alteration in the obligations undertaken by the Contractor or in the terms of the Agreement; nor any indulgence, failure, delay by you as to any matter; nor any dissolution or liquidation or such other analogous event of the Contractor.

- Should the Employer cede its rights against the Contractor to a third party where such cession is permitted under the Contract, then the Employer shall be entitled to cede to such third party the rights of the Employer under this Guarantee on written notification to the Bank of such cession.

- This Guarantee:

- shall expire on the Expiry Date until which time it is irrevocable;

- is, save as provided for in 6 above, personal to the Employer and is neither negotiable nor transferable;

- shall be returned to the Bank upon the earlier of payment of the full Guaranteed Sum or expiry hereof;

- shall be regarded as a liquid document for the purpose of obtaining a court order; and

- shall be governed by and construed in accordance with the laws of the Republic of South Africa and shall be subject to the jurisdiction of the Courts of the Republic of South Africa.

- will be invalid and unenforceable if any claim which arises or demand for payment is received after the Expiry Date.

- The Bank chooses domicilium citandi et executandi for all purposes in connection with this Guarantee at the Bank’s Address.

| Signed at |  | on this |  | day of |  | 20__ |
| --- | --- | --- | --- | --- | --- | --- |

For and on behalf of the Bank

| Bank Signatories(s) |  |  |
| --- | --- | --- |
| Name(s) (printed) |  |  |
| Witness(s) |  |  |
| Bank’s seal or stamp |  |  |

C1.3 TSC3 Contract Data

# Part one - Data provided by the Employer

Completion of this data in full, according to the Options chosen, is essential to create a complete contract.

| Clause |  | ## Statement |  | ## Data |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | ## General |  |  |  |  |  |
|  |  | The conditions of contract are the core clauses and the clauses for main Option: |  |  |  |  |  |
|  |  |  |  | A: Priced contract with price list |  |  |  |
|  |  | dispute resolution Option |  | W1: Dispute resolution procedure |  |  |  |
|  |  | and secondary Options |  |  |  |  |  |
|  |  |  | X1: Price adjustment for inflation |  |  |
|  |  |  | X2 Changes in the law |  |  |
|  |  |  | X3: Multiple currencies |  |  |
|  |  |  | X4: Parent company guarantee |  |  |
|  |  |  | X12: The Partnering Option |  |  |
|  |  |  | X13 : Performance Bond |  |  |
|  |  |  | X17: Low service damages |  |  |
|  |  |  | X18: Limitation of liability |  |  |
|  |  |  | X19: Task Order |  |  |
|  |  |  | X20 : Key performance indicators |  |  |
|  |  |  | Z: Additional conditions of contract |  |  |
|  |  | of the NEC3 Term Service Contract (April 2013) |  |  |  |  |  |
| 10.1 |  | The Employer is (name): |  | Airports Company South Africa SOC Limited (ACSA), Registration No 1993/004149/30 a juristic person incorporated in terms of the company laws of the Republic of South Africa |  |  |  |
|  |  | Address |  | OR Tambo Internal Airports Company South Africa Private Bag X1 3rd Floor ACSA North Wing Offices OR Tambo International Airports Company South Africa 1627 |  |  |  |
|  |  | Tel No. |  | 011 921 6911 |  |  |  |
| 10.1 |  | The Service Manager is (name): |  | TBA |  |  |  |
|  |  | Address |  |  |  |  |  |
|  |  | Tel |  |  |  |  |  |
|  |  | Fax |  |  |  |  |  |
|  |  | e-mail |  |  |  |  |  |
| 11.2(2) |  | The Affected Property is |  | OR Tambo International Airport |  |  |  |
| 11.2(13) |  | The service is |  | THE IMPROVEMENT OF THE STORMWATER DRAINAGE INFRASTRUCTURE AT ‘IN2FOOD’ AND BIDVEST |  |  |  |
| 11.2(14) |  | The following matters will be included in the Risk Register |  | 1. Risk of financial loss and/or injury of 3rd parties due to the proximity of the service (or of persons providing the service) to all airport users 2. Risk of injury to contract personnel and all airport users due to lifting/moving of heavy objects |  |  |  |  |  |  |  |
| 11.2(15) |  | The Service Information is in |  | Part C3: Employer’s Service Information and all documents and drawings and other specifications to which it makes reference |  |  |  |
| 12.2 |  | The law of the contract is the law of |  | the Republic of South Africa |  |  |  |
| 13.1 |  | The language of this contract is |  | English |  |  |  |
| 13.3 |  | The period for reply is |  | 1 week |  |  |  |
| ## 2 |  | ## The Contractor’s main responsibilities |  | Detailed in Part C3 (Service Information) |  |  |  |
| 21.1 |  | The Contractor submits a first plan for acceptance within |  | 1 week of the Contract Date |  |  |  |
| ## 3 |  | ## Time |  |  |  |  |  |
| 30.1 |  | The starting date is |  | Upon signing of the contract by ACSA |  |  |  |
| 30.1 |  | The service period is |  | Two (2) Months after the starting date |  |  |  |
| ## 4 |  | ## Testing and defects |  | ## There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data |  |  |  |
| ## 5 |  | ## Payment |  |  |  |  |  |
| 50.1 |  | The assessment interval is |  | Between the 1st and 15th day of each successive month. |  |  |  |
| 51.1 |  | The currency of this contract is the |  | South African Rand |  |  |  |
| 51.2 |  | The period within which payments are made is |  | 30 days |  |  |  |
| 51.4 |  | The interest rate is |  | (i) The prime lending rate of the Nedbank Bank, as determined from time to time. (ii) the LIBOR rate applicable at the time for amounts due in other currencies |  |  |  |
| ## 6 |  | ## Compensation events |  | No data is required for this section of the conditions of contract. |  |  |  |
| ## 7 |  | ## Use of Equipment Plant and Materials |  | ## No data is required for this section of the conditions of contract. |  |  |  |
| ## 8 |  | ## Risks and insurance |  |  |  |  |  |
| 83.1 |  | The Employer provides these insurances from the Insurance Table |  | Refer to Annexure A |  |  |  |
| 83.1 |  | The Employer provides these additional insurances |  | Refer to Annexure A |  |  |  |
| 83.1 |  | The minimum amount of cover for insurance against loss and damage caused by the Contractor to the Employer’s property is |  | Refer to Annexure A |  |  |  |
| 83.1 |  | The minimum amount of cover for loss of or damage to Plant and Materials provided by the Employer is: |  | Refer to Annexure A |  |  |  |
| 83.1 |  | The minimum amount of cover for insurance in respect of loss of or damage to property (except the Employer’s property, Plant and Materials and Equipment) and liability for bodily injury to or death of a person (not an employee of the Contractor) arising from or in connection with the Contractor’s Providing the Service for any one event is: |  | whatever the Contractor deems necessary in addition to that provided by the Employer |  |  |  |
| 83.1 |  | The minimum limit of indemnity for insurance in respect of death of or bodily injury to employees of the Contractor arising out of and in the course of their employment in connection with this contract for any one event is: |  | As prescribed by the Compensation for Occupational Injuries and Diseases Act No. 130 of 1993 and the Contractor’s common law liability for people falling outside the scope of the Act with a limit of Indemnity of not less than R [●] ([●] Rands) |  |  |  |
| ## 9 |  | ## Termination |  | There is no reference to Contract Data in this section of the core clauses and terms in italics used in this section are identified elsewhere in this Contract Data. |  |  |  |
| ## 10 |  | ## Data for main Option clause |  |  |  |  |  |
| ## 11 |  | ## Data for Option W1 |  |  |  |  |  |
| W1.1 |  | The Adjudicator is (Name) |  | The person selected from the ICE-SA list of Adjudicators by the Party intending to refer a dispute to him [ICE-SA is a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body] |  |  |  |
| W1.2(3) |  | The Adjudicator nominating body is: |  | The Chairman of ICE-SA a joint Division of the South African Institution of Civil Engineering and the Institution of Civil Engineers (London) (see www.ice-sa.org.za ) or its successor body |  |  |  |
| W1.4(2) |  | The tribunal is: |  | Arbitration |  |  |  |
| W1.4(5) |  | The arbitration procedure is |  | The latest edition of Rules for the Conduct of Arbitrations published by The Association of Arbitrators (Southern Africa) or its successor body |  |  |  |
|  |  | The place where arbitration is to be held is |  | Johannesburg South Africa |  |  |  |
|  |  | The person or organisation who will choose an arbitrator - if the Parties cannot agree a choice or - if the arbitration procedure does not state who selects an arbitrator, is |  | The Chairman for the time being or his nominee of the Association of Arbitrators (Southern Africa) or its successor body |  |  |  |
| ## 12 |  | ## Data for secondary Option clauses |  |  |  |  |  |
| X2 |  | Changes in the law |  | There is no reference to Contract Data in this Option and terms in italics are identified elsewhere in this Contract Data. |  |  |  |
| X13 |  | Performance bond |  |  |  |  |  |
| X13.1 |  | The amount of the performance bond is |  | Refer to section C1.4 Forms of Sureties |  |  |  |
| X18 |  | Limitation of liability |  |  |  |  |  |
| X18.1 |  | The Contractor’s liability to the Employer for indirect or consequential loss is limited to |  | R[●] ([●] Rand) |  |  |  |
| X18.2 |  | For any one event, the Contractor’s liability to the Employer for loss of or damage to the Employer’s property is limited to |  | The total costs incurred and/or damages suffered to the employer's property |  |  |  |
| X18.3 |  | The Contractor’s liability for Defects due to his design of an item of Equipment is limited to |  | The total costs incurred and/or damages suffered to the employer's property |  |  |  |
| X18.4 |  | The Contractor’s total liability to the Employer, for all matters arising under or in connection with this contract, other than the excluded matters, is limited to |  | The total costs incurred and/or damages suffered to the employer's property |  |  |  |
| X18.5 |  | The end of liability date is |  | [●] months after the end of the service period. |  |  |  |
| Z |  | The additional conditions of contract are |  | (Only use if absolutely unavoidable) |  |  |  |
|  | AMENDMENTS TO THE CORE CLAUSES |  |  |  |  |  |  |  |
| Z1 |  | Interpretation of the law |  |  |  |  |  |  |  |
| Z1.1 |  | Add to core clause 12.3: Any extension, concession, waiver, non-enforcement of any terms of the contract or relaxation of any action stated in this contract by the Parties, the Service Manager, the, or the Adjudicator does not constitute a waiver of rights, and does not give rise to an estoppel unless the Parties agree otherwise and confirm such agreement in writing. |  |  |  |  |  |  |  |
| Z2 Z2.1 |  | Providing the Service: Delete core clause 20.1 and replace with the following: The Contractor provides the service in accordance with the Service Information and warrants that the results of the service, when complete, shall be fit for their intended purpose. |  |  |  |  |  |  |  |
|  |  | Other responsibilities: add the following at the end of core clause 27: |  |  |  |  |  |  |  |
| Z3.1 |  | The Contractor shall have satisfied himself, prior to the starting date, as to the completeness, sufficiency and accuracy of all information and drawings provided to him as at the starting date . |  |  |  |  |  |  |  |
| Z3.2 |  | The Contractor shall be responsible for the correct setting out or carrying out of the service in accordance with the original points, lines and levels stated in the Service Information or notified by the Service Manager. Any errors in the setting or carrying out of the service shall be rectified by the Contractor at the Contractor’s own costs. |  |  |  |  |  |  |  |
| Z4.1 Z5.1 Z5.2 |  | Termination Add the following to core clause 91.1, at the second main bullet, fourth sub-bullet point, after the words “assets or”: “business rescue proceedings are initiated or steps are taken to initiate business rescue proceedings”. Ambiguities and inconsistencies: Delete core clause 17 and replace with the following: If there is any ambiguity or inconsistency in or between the documents which are part of this contract, the priority of the documents is in accordance with the following sequence: - The additional conditions of contract under these Z clauses - The conditions of contract and - The other documents. The Service Manager or the Contractor notifies the other as soon as either becomes aware of any such ambiguity or inconsistency in or between the documents which are part of this contract. The Service Manager gives an instruction resolving the ambiguity or inconsistency. Notwithstanding any other provision of this contract, any such ambiguity, inconsistency and/or instruction does not automatically result in any increase to the Price List or any delay to the end of the service period. Payment: Add the following at the end of core clause 51: 51.5 The Employer does not pay interest to the Contractor on a late payment resulting from the Contractor’s failure to provide the Employer with a correctly rendered VAT invoice within the period stated in clause 51.1 above. - The Employer is entitled to deduct from or set off against any money due to the Contractor - any sum due to the Employer from the Contractor or - any amount for which the Contractor is liable to pay to the Employer (whether liquidated or otherwise) arising under this contract. |  |  |  |  |  |  |  |
|  |  | AMENDMENTS TO THE SECONDARY OPTION CLAUSES |  |  |  |  |  |  |  |
|  |  | Changes in Law: Add the following clause to secondary option X2 as X2.2: |  |  |  |  |  |  |  |
| Z7.1 |  | A change in law is defined as: |  |  |  |  |  |  |  |
| Z7.1.1 |  | the adoption, enactment, promulgation, coming into effect, repeal, amendment, reinterpretation, change in application or other modification after the starting date of any law, excluding (i) the promulgation of any bill, unless such bill is enacted into the law of the country, and (ii) any such modification in law relating to any taxes, charges, imposts, duties, levies or deductions that are assessed in relation to a person’s income; |  |  |  |  |  |  |  |
| Z7.1.2 |  | any permit being terminated, withdrawn, amended, modified or replaced, other than (i) in accordance with the terms upon which it was originally granted, (ii) as a result of the failure by the Contractor to comply with any condition set out therein, or (iii) as a result of any act or omission of the Contractor, any Subcontractor or any affiliate to the Contractor. |  |  |  |  |  |  |  |
|  |  | Performance Bond: The following amendments are made to clause X13: |  |  |  |  |  |  |  |
|  |  | Amend the first sentence of clause X13.1 to read as follows: The Contractor gives the Employer an unconditional, on-demand performance bond, provided by a bank or insurer which the Service Manager has accepted in his or her discretion, for the amount stated in the Contract Data and in the form set out in Annexure C1.3.c.ii of this Contract Data. |  |  |  |  |  |  |  |
|  |  | Add the following new clause as Option X13.2: The Contractor ensures that the performance bond is valid and enforceable until the end of the service period. If the terms of the performance bond specify its expiry date and the end of the service period does not coincide with such expiry date, four weeks prior to the said expiry date, the Contractor extends the validity of the performance bond until the end of the service period. If the Contractor fails to so extend the validity of the performance bond, the Employer may claim the full amount of the performance bond and retain the proceeds as cash security |  |  |  |  |  |  |  |
|  |  | Limitation of liability: Insert the following new clause as Option X18.6: |  |  |  |  |  |  |  |
| Z8.1 |  | The Employer's liability to the Contractor for the Contractor's indirect or consequential loss or damage of any kind is limited to R0.00. |  |  |  |  |  |  |  |
| Z8.2 |  | Notwithstanding any other clause in this contract, any proceeds received from any insurances or any proceeds which would have been received from any insurances but for the conduct of the Contractor shall be excluded from the calculation of the limitations of liability listed in the contract. |  |  |  |  |  |  |  |
|  |  | ADDITIONAL Z CLAUSES |  |  |  |  |  |  |  |
|  |  | Cession, delegation and assignment |  |  |  |  |  |  |  |
|  |  | The Contractor shall not cede, delegate or assign any of its rights or obligations to any person without the written consent of the Employer, which consent shall not be unreasonably withheld. This clause shall be binding on the liquidator/business rescue practitioner /trustee (whether provisional or final) of the Contractor. |  |  |  |  |  |  |  |
|  |  | The Employer may, on written notice to the Contractor, cede and delegate its rights and obligations under this contract to any person or entity. |  |  |  |  |  |  |  |
|  |  | Joint and several liability |  |  |  |  |  |  |  |
|  |  | If the Contractor constitutes a joint venture, consortium or other unincorporated grouping of two or more persons, these persons are deemed to be jointly and severally liable to the Employer for the performance of this Contract. |  |  |  |  |  |  |  |
|  |  | The Contractor shall, within 1 week of the starting date, notify the Service Manager and the Employer of the key person who has the authority to bind the Contractor on its behalf. |  |  |  |  |  |  |  |
|  |  | The Contractor does not materially alter the composition of the joint venture, consortium or other unincorporated grouping of two or more persons without prior written consent of the Employer. |  |  |  |  |  |  |  |
|  |  | Ethics |  |  |  |  |  |  |  |
|  |  | The Contractor undertakes: |  |  |  |  |  |  |  |
|  |  | not to give any offer, payment, consideration, or benefit of any kind, which constitutes or could be construed as an illegal or corrupt practice, either directly or indirectly, as an inducement or reward for the award or in execution of this contract; |  |  |  |  |  |  |  |
|  |  | to comply with all laws, regulations or policies relating to the prevention and combating of bribery, corruption and money laundering to which it or the Employer is subject, including but not limited to the Prevention and Combating of Corrupt Activities Act, 12 of 2004. |  |  |  |  |  |  |  |
|  |  | The Contractor’s breach of this clause constitutes grounds for terminating the Contractor’s obligation to provide the service in accordance with the procedures stated P2, P3 or P4 in core clause 92.2 or taking any other action as appropriate against the Contractor (including civil or criminal action). However, lawful inducements and rewards shall not constitute grounds for termination. |  |  |  |  |  |  |  |
|  |  | If the Contractor is found guilty by a competent court, administrative or regulatory body of participating in illegal or corrupt practices, including but not limited to the making of offers (directly or indirectly), payments, gifts, gratuities, commission or benefits of any kind, which are in any way whatsoever in connection with the contract with the Employer, the Employer shall be entitled to terminate the contract in accordance with the procedures stated in core clause 92.2, the amount due on termination is A1. |  |  |  |  |  |  |  |
|  |  | Confidentiality |  |  |  |  |  |  |  |
|  |  | All information obtained in terms of this contract or arising from the implementation of this contract shall be treated as confidential by the Contractor and shall not be used or divulged or published to any person not being a party to this contract, without the prior written consent of the Service Manager, whose consent shall not be unreasonably withheld. |  |  |  |  |  |  |  |
|  |  | If the Contractor is uncertain about whether any such information is confidential, it is to be regarded as such until otherwise notified by the Service Manager. |  |  |  |  |  |  |  |
|  |  | This undertaking shall not apply to – |  |  |  |  |  |  |  |
|  |  | information disclosed to the employees of the Contractor for the purposes of the implementation of this contract. The Contractor undertakes to ensure that its employees are aware of the confidential nature of the information so disclosed and that they comply with the provisions of this clause; |  |  |  |  |  |  |  |
|  |  | information which the Contractor is required by law to disclose, provided that the Contractor notifies the Employer prior to disclosure so as to enable the Employer to take the appropriate action to protect such information. The Contractor may disclose such information only to the extent required by law and shall use reasonable efforts to obtain assurances that confidential treatment will be afforded to the information so disclosed; |  |  |  |  |  |  |  |
|  |  | information which at the time of disclosure or thereafter, without default on the part of the Contractor, enters the public domain or to information which was already in the possession of the Contractor at the time of disclosure (evidenced by written records in existence at that time); |  |  |  |  |  |  |  |
|  |  | The taking of images (whether photographs, video footage or otherwise) of the services or Affected Property or any portion thereof, in the course of providing the services or at the end of the service period requires the prior written consent of the Service Manager. All rights in and to all such images vests exclusively in the Employer. |  |  |  |  |  |  |  |
|  |  | The Contractor ensures that all his Subcontractors abide by the undertakings in this clause. |  |  |  |  |  |  |  |
|  |  | Employer’s Step-in rights |  |  |  |  |  |  |  |
|  |  | If the Contractor defaults by failing to comply with its obligations in terms of this contract and fails to remedy such default within [] weeks of the notification of the default by the Service Manager, the Employer, without prejudice to its other rights, powers and remedies under the contract, or at law may remedy the default either, itself or procure a third party (including any subcontractor or supplier of the Contractor) to do so on its behalf. The reasonable costs of the Employer exercising its step-in rights in respect of any subcontractor or supplier of the Contractor shall be borne by the Contractor. |  |  |  |  |  |  |  |  |
|  |  | The Contractor co-operates with the Employer and facilitates and permits the use of all required information, materials and other matter (including but not limited to documents and all other drawings, CAD materials, data, software, models, plans, designs, programs, diagrams, evaluations, materials, specifications, schedules, reports, calculations, manuals or other documents or recorded information (electronic or otherwise) which have been or are at any time prepared by or on behalf of the Contractor under the contract or otherwise for and/or in connection with the works) and generally does all things required by the Service Manager to achieve this end. |  |  |  |  |  |  |  |  |
|  |  | Liens and Encumbrances |  |  |  |  |  |  |  |
|  |  | The Contractor keeps the Equipment used to provide the service free of all liens and other encumbrances at all times. The Contractor, vis-a-vis the Employer, waives all and any liens which he may from time to time have, or become entitled to over such Equipment and any part thereof and ensures that his Subcontractors similarly, vis-a-vis the Employer, waive all liens they may have or become entitled to over such Equipment from time to time |  |  |  |  |  |  |  |
|  |  | Intellectual Property |  |  |  |  |  |  |  |
| Z15.1 |  | Intellectual Property (“IP”) rights means all rights in and to any patent, design, copyright, trade mark, trade name, trade secret, other intellectual or industrial property rights, technical information and concepts, know-how, specifications, data, formulae, computer programs, memoranda, scripts, reports, manuals, diagrams, drawings, prototypes, drafts and any rights to them created during the performance of the service and include applications for and rights to obtain or use any such intellectual property whether under South African or foreign law. |  |  |  |  |  |  |  |
| Z15.2 |  | IP rights remain vested in the originator and shall not be used for any reason whatsoever other than carrying out the service. |  |  |  |  |  |  |  |
| Z15.3 |  | The Contractor gives the Employer an irrevocable, transferrable, non-exclusive, royalty free licence to use and copy all IP related to the service for the purposes of constructing, repairing, demolishing, operating and maintaining the service or the Affected Property. |  |  |  |  |  |  |  |
| Z15.4 |  | The written approval of the Contractor is to be obtained before the Contractor's IP made available to any third party which approval will not be unreasonably withheld or delayed. Prior to making any Contractor's IP available to any third party the Employer shall obtain a written confidentiality undertaking from any such third party on terms no less onerous than the terms the Employer would use to protect its IP. |  |  |  |  |  |  |  |
| Z15.5 |  | The Contractor shall indemnify and hold the Employer harmless against and from any claim alleging an infringement of IP rights (“the claim”), which arises out of or in relation to: |  |  |  |  |  |  |  |
| Z15.5.1 |  | the Contractor’s service; |  |  |  |  |  |  |  |
| Z15.5.2 |  | the use of the Contractor’s Equipment, or |  |  |  |  |  |  |  |
| Z15.5.3 |  | the proper use of the Affected Property on which the service is provided. |  |  |  |  |  |  |  |
| Z15.6 |  | The Employer shall, at the request and cost of the Contractor, assist in contesting the claim and the Contractor may (at its cost) conduct negotiations for the settlement of the claim, and any litigation or arbitration which may arise from it. |  |  |  |  |  |  |  |
|  |  | Dispute resolution: The following amendments are made to Option W1: |  |  |  |  |  |  |  |
| Z16.1 |  | Under clause W1.3, in the fourth row of the first column of the adjudication table, the following words are added after the words “any other matter”: “excluding disputes relating to termination of the contract”. |  |  |  |  |  |  |  |
| Z16.2 |  | The following clauses are added at the end of clause W1.3 as sub-clauses (12) and (13) respectively: |  |  |  |  |  |  |  |
| Z16.2.1 |  | “The Adjudicator shall decide the dispute solely on the written submissions of the parties. No oral submissions shall be heard during adjudication.” |  |  |  |  |  |  |  |
| Z16.2.2 Z17 Z17.1 Z18 Z18.1 Z18.2 Z18.2.1 Z18.2.2 Z18.3 |  | “Disputes relating to or arising from termination of the Contract shall not be determined by an adjudicator. Any such dispute shall be referred directly to the tribunal in accordance with the procedures set out in clause W1.4.” Day: Any reference to a day in terms of this contract shall be construed as a calendar day. Safety The Employer, Service Manager or any of his nominated representatives may stop any unsafe service. The Contractor does not proceed with the relevant service until the safety violation is corrected. This instruction to stop or not to start the service is not a compensation event. Z17. Day As stipulated by section 37(2) of the Occupational Health and Safety Act No. 85 of 1993 (OHS Act) as amended the Contractor agrees to the following: As part of the contract the Contractor acknowledges that it is an Employer in its own right with duties as prescribed in the OHS Act, as amended and agrees to ensure that all work performed, or equipment and materials used, are in accordance with the provisions of the OHS Act. The Contractor furthermore agrees to comply with the requirements set forth by the Service Manager and agree to liaise with the Employer should the Contractor, for whatever reason, be unable to perform in terms of the clause Z18. The Contractor acknowledges that it is an Employer in its own right and is registered with duties as prescribed in the Compensation for Occupational Injuries & Diseases Act No. 130 of 1993. |  |  |  |  |  |  |  |

# Part C2: Pricing Data

TSC3 Option A

| Document reference | Title | No of pages |
| --- | --- | --- |
| C2.1 | Pricing assumptions: Option A | 2 |
| C2.2 | The price list | [●] |

C2.1 Pricing assumptions: Option A

The conditions of contract

How work is priced and assessed for payment

Clause 11 in NEC3 Term Service Contract, April 2013 (TSC3) core clauses and Option A states:

| Identified and defined terms | 11 11.2 | (12) The Price List is the price list unless later changed in accordance with this contract. |
| --- | --- | --- |
|  |  | (17) The Price for Services Provided to Date is the total of - the Price for each lump sum item in the Price List which the Contractor has completed and - where a quantity is stated for an item in the Price List, an amount calculated by multiplying the quantity which the Contractor has completed by the rate. |
|  |  | (19) The Prices are the amounts stated in the Price column of the Price List. Where a quantity is stated for an item in the Price List, the Price is calculated by multiplying the quantity by the rate. |

This confirms that Option A is a priced contract where the Prices are derived from a list of items of service which can be priced as lump sums or as expected quantities of service multiplied by a rate or a mix of both. Where it is contemplated that the Price List represents the type of work, quantity and cost thereof which may or not be selected by the Employer, it is important to ensure that service items listed do not create liability on a daily basis if that is not the intention. For example, if the service is maintenance of an installation on an ad hoc or call-off basis which may require the Contractor to be on standby but not permanently on the Affected Property, avoid listing service items which may be treated as preliminary and general (P&Gs) items, whether fixed or time-related such as contractual requirements, establishing on site, offices, storage, ablutions, water supplies, power supply, telecommunications. The Price List should align with the intention of the contract and selection of Option X 19 should be considered. If the Contractor is required to price P&G items ensure that the tender, contract and Price List provides clearly that daily charges are applicable only as necessitated by the specific activity and authorised by the Service Manager. Particular care should be taken when utilising SANS 1200 as a guide for tenderers or for preparing templates for Price Lists in tenders. Avoid referring to the Price List as the Activity Schedule.

Function of the Price List

Clause 54.1 in Option A states: “Information in the Price List is not Service Information”.  This confirms that instructions to do work or how it is to be done are not included in the Price List but in the Service Information.  This is further confirmed by Clause 20.1 which states, “The Contractor Provides the Service in accordance with the Service Information”. Hence the Contractor does not Provide the Service in accordance with the Price List.   The Price List is only a pricing document.

Link to the Contractor’s plan

Clause 21.4 states “The Contractor provides information which shows how each item description on the Price List relates to the operations on each plan which he submits for acceptance”.  Hence when compiling the price list, the tendering contractor needs to develop his first clause 21.2 plan in such a way that operations shown on it can be priced in the price list  and result in a satisfactory cash flow in terms of clause 11.2(17).

Preparing the price list

It will be assumed that the tendering contractor has read Pages 14, 15 and 76 of the TSC3 Guidance Notes before preparing the price list.  Items in the price list may have been inserted by the Employer and the tendering contractor should insert any additional items which he considers necessary.  Whichever party provides the items in the price list the total of the Prices is assumed to be fully inclusive of everything necessary to Provide the Service as described at the time of entering into this contract.

      - As the Contractor has an obligation to correct Defects (core clause 42.1) and there is no compensation event for this unless the Defect was due to an Employer’s risk, the lump sum Prices and rates must also include for the correction of Defects.

      - If the Contractor has decided not to identify a particular item in the price list at the time of tender the cost to the Contractor of doing the work must be included in, or spread across, the other Prices and rates in the price list in order to fulfil the obligation to complete the service for the tendered total of the Prices.

      - There is no adjustment to lump sum prices in the price list if the amount, or quantity, of work within that lump sum item of service later turns out to be different to that which the Contractor estimated at time of tender. The only basis for a change to the Prices is as a result of a compensation event. See Clause 60.1.

      - Hence the Prices and rates tendered by the Contractor in the price list are inclusive of everything necessary and incidental to Providing the Service in accordance with the Service Information, as it was at the time of tender, as well as correct any Defects not caused by an Employer’s risk.

      - The Contractor does not have to allow in his Prices and rates for matters that may arise as a result of a compensation event.  It should be noted that the list of compensation events includes those arising as a result of an Employer's risk event listed in core clause 80.1.

Format of the price list

(From page 76 of the TSC3 Guidance Notes)

Entries in the first four columns in the price list in section C2.2 are made either by the Employer or the tendering contractor.

If the Contractor is to be paid an amount for the item which is not adjusted if the quantity of work in the item changes, the tendering contractor enters the amount in the Price column only, the Unit, Expected Quantity and Rate columns being left blank.

If the Contractor is to be paid an amount for an item of work which is the rate for the work multiplied by the quantity completed, the tendering contractor enters the rate which is then multiplied by the Expected Quantity to produce the Price, which is also entered.

If the Contractor is to be paid a Price for an item proportional to the length of time for which a service is provided, a unit of time is stated in the Unit column and the expected length of time (as a quantity of the stated units of time) is stated in the Expected Quantity column.

C2.2 the price list

The attached BOQ excel template shall be used as the price list.

| The total of the Prices |  |
| --- | --- |

# Part C3: EMPLOYER’S SERVICE INFORMATION

| Document reference | Title | No of pages |
| --- | --- | --- |
|  | This cover page | 1 |
| C3.1 | Employer’s Service Information |  |
|  | (insert at award stage or delete if not applicable) |  |
|  | Total number of pages |  |

# C3: Employer’s service Information

Contents

When the document is complete, insert a ‘Table of Contents’.  To do this go to:  Insert, → Reference, → Index and tables → Table of Contents.  Three levels and the title (but not the subtitle) may be shown if the formats used in this template are retained.

Otherwise insert list of contents manually.

Part 3: Scope of Work	1

C3.1: Employer’s service Information	2

1	Description of the service	4

1.1	Executive overview	4

1.2	Employer’s requirements for the service	4

1.3	Interpretation and terminology	4

2	Management strategy and start up.	5

2.1	The Contractor’s plan for the service	5

2.2	Management meetings	5

2.3	Contractor’s management, supervision and key people	6

2.4	Provision of bonds and guarantees	6

2.5	Documentation control	6

2.6	Invoicing and payment	6

2.7	Contract change management	6

2.8	Records of Defined Cost to be kept by the Contractor	7

2.9	Insurance provided by the Employer	7

2.10	Training workshops and technology transfer	7

2.11	Design and supply of Equipment	7

2.12	Things provided at the end of the service period for the Employer’s use	7

2.12.1	Equipment	7

2.12.2	Information and other things	7

2.13	Management of work done by Task Order	8

3	Health and safety, the environment and quality assurance	9

3.1	Health and safety risk management	9

3.2	Environmental constraints and management	9

3.3	Quality assurance requirements	9

4	Procurement	10

4.1	People	10

4.1.1	Minimum requirements of people employed	10

4.1.2	BBBEE and preferencing scheme	10

4.2	Subcontracting	10

4.2.1	Preferred subcontractors	10

4.2.2	Subcontract documentation, and assessment of subcontract tenders	10

4.2.3	Limitations on subcontracting	10

4.2.4	Attendance on subcontractors	10

4.3	Plant and Materials	10

4.3.1	Specifications	10

4.3.2	Correction of defects	11

4.3.3	Contractor’s procurement of Plant and Materials	11

4.3.4	Tests and inspections before delivery	11

4.3.5	Plant & Materials provided “free issue” by the Employer	11

5	Working on the Affected Property	12

5.1	Employer’s site entry and security control, permits, and site regulations	12

5.2	People restrictions, hours of work, conduct and records	12

5.3	Health and safety facilities on the Affected Property	12

5.4	Environmental controls, fauna & flora	12

5.5	Cooperating with and obtaining acceptance of Others	12

5.6	Records of Contractor’s Equipment	12

5.7	Equipment provided by the Employer	13

5.8	Site services and facilities	13

5.8.1	Provided by the Employer	13

5.8.2	Provided by the Contractor	13

5.9	Control of noise, dust, water and waste	13

5.10	Hook ups to existing works	13

5.11	Tests and inspections	13

5.11.1	Description of tests and inspections	13

5.11.2	Materials facilities and samples for tests and inspections	13

6	List of drawings	14

6.1	Drawings issued by the Employer	14

Description of the service

Executive overview

As the tittle of the project alludes, the scope of work for this project entails the improvement of the existing stormwater infrastructure at the premises occupied by ACSA stakeholder namely In2Foods and Bidvest.

These stakeholder premises are located on the lanside of the airport. The extent of the works is marked in blue on figure 1 below.

Figure 1: In2Food and Bidvest Stormwater network

The scope of works consists of the following:

- Cleaning and grubbing

- Excavations for open drains

- Installation of culverts

- Installation of open drains

- Construction and installation of stormwater outlet structures

- Repairing of existing stormwater infrastructure

Employer’s requirements for the service

The Contractor is required to familiarise themselves with the contents of the document titled “ACSA Volume 5” stipulating the requirements and conditions for working on the airside.

Contractors Requirements

i)	Compilation and submission for approval of a detailed site safety plan and work method statements, all in compliance with the Manual for Working Airside – Volume 5.

ii)	Attendance by all site staff of a safety training course and obtaining ACSA permits. This includes the necessary vehicle and equipment driving permits for any driver having to drive airside, as indicated in the Manual for Working Airside – Volume 5.

iii)	Compile and submit a quality management plan for approval by the Employer’s Agent.

iv)	Compliance with local and national Occupational Health and Safety regulations (OHS Act No. 85 of 1993) and ACSA Health and Safety regulations.

v)	Full compliance with the ACSA Environmental Specifications.

vi)	Establishment on site of the camp, asphalt plant and construction equipment on the area allocated for this project.

vii)	Locating, relocating (where required) and protection of all services in the work areas.

viii)	Undertaking of asphalt mix designs and trials to prove compliance with specifications.

ix)	Structured and detailed interaction with various role players at the airport to ensure timeous completion of the works for each shift.  These role players include the staff of the Airport Management (AM) and the Air Traffic Control (ATC).  Management of the project planning and operational procedures for working airside.

x)	Cleaning of the construction area after each work shift to the satisfaction of AM staff.

Works will be based on COTO standard specifications for road & bridge works for South African Road Authorities (chapter 1.2 ,1.3, 1.5, 1.6, 2.1, 3.1, 3.2 and 3.3)

•	General requirements & provisions

•	Contractor’s general obligations

•	Facilities for the engineer

•	Traffic accommodation

•	Drains

•	Culverts

Interpretation and terminology

The following abbreviations are used in this Service Information:

| Abbreviation | Meaning given to the abbreviation |
| --- | --- |
| COTO | Committee of Transport Officials (specifications) |

Management strategy and start up.

The Contractor’s plan for the service

The Contractor ought to submit a schedule of the works, in gantt chart format, detailing all work to be done. The work plan has to encapsulate the activities stipulated on this document and the attached BOQ. The schedule period is limited to Two (2) months.

The Contractor will be required to submit a work progress report on a weekly basis.

Management meetings

Regular meetings of a general nature may be convened and chaired by the Service Manager as follows:

| Title and purpose | Approximate time & interval | Location | Attendance by: |
| --- | --- | --- | --- |
| Overall contract progress and feedback | Weekly on any agreed on weekday | ACSA Offices | Employer, Contractor and Consultants |

Contractor’s management, supervision and key people

The contractor is required to produce an organogram for the project, specifying all personnel that will form part of their site team.

The following personnel are compulsory:

Civil Engineer (registered with ECSA)

Resident Engineer or Construction Manager or Site Agent (with NQF level 7 qualification)

Electrical Engineer (registered with ECSA)

Provision of bonds and guarantees

The form in which a bond or guarantee required by the conditions of contract (if any) is to be provided by the Contractor is given in Part 1 Agreements and Contract Data, document C1.3, Sureties.

The Employer may withhold payment of amounts due to the Contractor until the bond or guarantee required in terms of this contract has been received and accepted by the person notified to the Contractor by the Service Manager to receive and accept such bond or guarantee.  Such withholding of payment due to the Contractor does not affect the Employer’s right to termination stated in this contract.

Documentation control

Only written communication will be considered as contractual abiding. Communication will be with the service manager directly, or through the appointed consultant who shall be introduced to the contractor upon the completion of the appointment under this contract.

Invoicing and payment

Within one week of receiving a payment certificate from the Service Manager in terms of core clause 51.1, the Contractor provides the Employer with a tax invoice showing the amount due for payment equal to that stated in the Service Manager’s payment certificate.

The Contractor shall address the tax invoice to

The Service Manager

and include on each invoice the following information:

- Name and address of the Contractor and the Service Manager;

- The contract number and title;

- Contractor’s VAT registration number;

- The Employer’s VAT registration number _______________;

- Description of service provided for each item invoiced based on the Price List;

- Total amount invoiced excluding VAT, the VAT and the invoiced amount including VAT;

- (add other as required).

The following process shall be followed:

(a) The Contractor shall submit the invoice and statement to invoices@airports.co.za

(b) The Employers accounts officer to log the invoice on the employer’s system and direct it to the Service Manager

(c ) The Service Manager shall then receive the invoice and confirm the claim basis

(d) The Service Manager shall process the payment and forward the necessary details to the accounts department for payment confirmation.

The contractor ought to take into consideration the following payment terms for special pricing items:

(Pricing specifications are based on COTO)

SECTION 1.3:	CONTRACTOR’S SITE ESTABLISHMENT AND GENERAL OBLIGATIONS

PART C:	MEASUREMENT AND PAYMENT

Item												Unit

C1.3.1	The Contractor's general obligations

Delete subitem C1.3.1.3 and replace with the following:

“C1.3.1.3	Time related obligations:

b)	Execution of the works………………………………………………………….month”

Add the following payment item

C1.3.3	Provision of site supervisory staff……………………………………………………………....Prov sum”

Under the heading “Item C1.3.1.3”, delete the 2nd paragraph and replace with the following:

“The contract rate shall include full compensation for that part of the Contractor's general obligations which are mainly a function of construction time. The contract rate shall be deemed to include, leasing costs, hire costs or cost of ownership per month for Contractor’s Equipment. The contract rate will be paid monthly, pro rata for parts of a month, from the Commencement Date in terms of the Contract Documentation. For item C1.3.1.3(b) the contract rate will be paid monthly, pro rata for parts of a month, from the end of Mobilisation Period until the end of the original Contract Period specified for completion of the Works.”

“Item C1.3.3

The provisional sum allowed for shall be for the direct cost in paying salaries of the supervisory staff on the project provided by the Engineer. All contracts and employment related costs shall be covered by the Engineer.”

SECTION 1.4:	FACILITIES FOR THE ENGINEER

PART C:	MEASUREMENT AND PAYMENT

Add the following payment subitems

Item												Unit

C1.4.7	Site inspection transport

“C1.4.7.3      The provision of site vehicle for Engineer’s site staff………………………..Prime cost sum (PC)

C1.4.7.4      Handling costs and profit in respect of item C1.4.7.3…………………………..…..Percentage (%)

Add the following paragraphs:

“Item C1.4.7.3

The prime cost sum shall be for the direct cost to provide a vehicle for the Engineers site staff. The vehicle shall comply to all ACSA regulations and shall be sourced by the Engineer.”

“Item C1.4.7.4

The percentage under item C1.4.7.4 is a percentage of the amount spent under item C1.4.7.3 which shall include full compensation for all handling costs, profit and all other charges in connection with arranging and carrying out the maintenance works. “

SECTION 1.5:	ACCOMMODATION OF TRAFFIC

PART C:	MEASUREMENT AND PAYMENT

Item												Unit

Add the following payment item::

C1.5.14        Traffic Safety Officer .................................................................................................... Month

Item C1.5.14

The tendered rate shall include full compensation for providing a traffic safety officer and all requirements and obligations to perform the requirements required by the traffic safety officer as defined in terms of A1.5.7.12 and A1.2.3.25 (f).

The tendered rate shall be paid monthly. The Engineer has the right to subtract days if the traffic officer has neglected his duties in the opinion of the Engineer.”

SECTION 3.2:	CULVERTS

PART C:	MEASUREMENT AND PAYMENT

Add the following payment item

Item												Unit

PC3.2.28	Continuous Grid Inlet……………………………………………………………………….m

The unit of measure will be the metres of Continuous Grid inlet systems installed. This payment item includes the procurement of all material and full installation of the Continuous grid inlet system

Contract change management

No additional Information.

Records of Defined Cost to be kept by the Contractor

The Contractor will be required to maintain records of daily of work done and the quantities thereof. Additionally, all records of materials certificates shall be maintained on site and made available to the Service Manager upon request.

Insurance provided by the Employer

- No additional Information.

Training workshops and technology transfer

The client will not be liable for any training under this contract.

Design and supply of Equipment

No additional Information.

Things provided at the end of the service period for the Employer’s use

- No additional Information.

Management of work done by Task Order

Work will be done as per items listed on the BOQ.

Health and safety, the environment and quality assurance

The Occupation Health and Safety Act will be applicable to this contract. The contractor’s attention is drawn to the following additional information:

Access to site

- Airside training and permit should be completed and issued before accessing airside and commencement of work.

- AVOP training and permit should be completed and issued before the commencement of work for personnel driving required to drive on airside.

- Permission must be obtained from ACSA operations and IMC before an equipment can handed over to the contractor for works and such arrangements must be done prior and timeously.

Site Restrictions

- Airside training and permit should be completed and issued before accessing airside and commencement of work.

- AVOP training and permit should be completed and issued before the commencement of work for personnel driving required to drive on airside

- The safety file should be completed and approved by the safety department before commencement of work. The safety file is a living document and must be continuously updated with all requirements as specified by law. Also, will be auditable from time to time.

- Personal Protective Equipment should be issued before the commencement of work.

Permits

The Contractor must ensure that he/she is, always, familiar with the Employer’s safety and security requirements relating to permits for no work to be delayed as a result thereof.  This will include the permit application process.

Note that (within reason) the Contractor will have no claim against the Employer if a permit request is refused.

The following table is not all inclusive, but is provided for illustration purposes:

| Permit | Required by/for | Department |
| --- | --- | --- |
| AVOP – Airside Vehicle Operator permit | All drivers of vehicles on airside | ACSA Safety |
| Airside Vehicle Permit | All vehicles that enter airside | ACSA Safety |
| Basement Parking permit | All vehicles allowed to enter the delivery basement | ACSA Parking |
| Personal permit | All persons employed on the airport | ACSA Security |
| Cell phone permit | All persons taking cell phones to airside | ACSA Security |
| Lap top permit | All persons taking lap top computers to airside | ACSA Security |
| Camera permit | All persons taking cameras or camera equipment to airside | ACSA Security |
| Hot Works Permit | All welding and/metal cutting work | ACSA Safety |

Health and safety requirements and procedures

The Contractor shall be fully responsible for compliance to the Occupational Health and Safety Act for all persons, equipment and installations relating to this Contract.

It shall be the Contractor’s responsibility to ensure that all relevant labour and safety legislation is adhered to by all staff.

All persons on company premises shall obey all health and safety rules, procedures and practices.  NO SMOKING signs and the prohibition of the carrying of smoking materials in designated areas shall always be obeyed.

All the applicable requirements of the Occupational Health and Safety Act (1993) and Regulations and any amendments thereto, shall be met.  Where the OHS Act prescribes certification of competency of persons performing certain tasks, proof of such certification shall be provided to the Service Manager.

The Contractor’s Workmen’s Compensation fees must be up to date.  A copy of the Contractor’s WCA registration shall be produced on request.

Safety equipment shall be used where applicable (e.g. safety, goggles, boots, harness, etc.)  The Contractor, at his/her own expense shall provide such equipment, for his/her employees.  The Contractor shall apply the necessary discipline and control to ensure compliance by his workers.

All Contractors must ensure that his/her employees are familiar with the existing emergency procedures and must co-operate in any drills or exercises, which might be held.  Emergency / fire equipment and extinguishers shall not be obstructed at any time

No person shall perform an unsafe / unhygienic act or operation whilst on Company premises.

No unsafe/dangerous equipment or tools may be brought onto or used on Company premises.  The Company reserves the right to inspect all equipment/tools at any time and to prevent/prohibit their use, without any penalty to the Company and without affecting the terms of the Contract in any way.

The Company reserves the right to act in any way to ensure the safety/security of any persons, equipment or goods on its premises and will not be liable for any costs or loss evoked by the action.  This includes the right to search all vehicles and persons entering, leaving or on the premises and to inspect any parcel, package, handbag and pockets.  Persons who are not willing to permit such searches may not bring any such items or vehicles onto the premises.

The Contractor shall maintain good housekeeping standards in the area where he is working for the duration of the contract.

At no time, must the Contractor interfere with, or put at risk, the functionality of any Sprinklers and/or fire prevention system.  Care must also be taken to prevent fire hazards.

The Contractor is required to issue all staff with standard uniforms.  This shall as a minimum include steel-tipped safety shoes/boots, overalls (clearly marked with Contractor’s company logo) and numbered reflective jackets (also clearly marked with Contractor’s company logo, the team members unique personnel number in a font size to be instructed by the Service Manager).  All costs relating to uniforms shall be for the Contractor’s account.

Cell phones and two-way radios

Use of cell phones on airside is not permitted unless the user is in possession of an appropriate Airport permit for the device.  Cell phone permit issuing authority lies with the ACSA Security department.

The Contractor will not be allowed to use two-way radios at the Airport unless these radios are of the type, model and frequency range as approved by the ACSA IT department.

Protection of the public

The Contractor shall take special care in order not to harm or endanger the public in any way.  Work shall be sufficiently hoarded and guarded to safeguard children and the general public from injury relating to machinery, work or other.

Barricades and lighting

Where hoarding, barricades or lighting is required in the execution of the Works, the Contractor shall provide same at his/her own expense, unless specified in the BOQ.  Hoarding, barricades and lighting shall comply with industry accepted norms and standards and may not be used for purposes of advertising or any other purpose than safeguarding the Works.

Health and safety risk management

The Contractor shall comply with the health and safety requirements contained in Annexure B___________ to this Service Information.

Environmental constraints and management

Reference to be made to the ACSA Volume 5 document.

The Contractor shall comply with the environmental criteria and constraints stated in Annexure ________

Quality assurance requirements

As per COTO specifications.

Procurement

The following evaluation criteria will be applicable:

Mandatory

The bidder shall be registered under CIDB grade 4CE at the time of the bid submission and the proof therefore shall be attached to the bid.

Functionality

The functional evaluation will be based on a threshold, where bidders which fail to achieve the overall minimum threshold will not be considered further in the evaluation. The criteria of the evaluation are expressed in the table below.

Total points allocated shall be 100. The tenderer must score an overall minimum threshold of 65 points out of 100 is required to be achieved for the tender to be eligible for further evaluation on Price and B-BBEE (80/20).

|  | Maximum Points |
| --- | --- |
| Company experience | 40 |
| Civil Engineer experience and qualifications | 30 |
| Electrical Engineer Experience and Qualification | 10 |
| Site Agent | 20 |
| Total Points | 100 |

- Tendering Organisation: List of completed relevant projects Criteria; Points; Minimum/ Maximum. < 2 Projects; 0 Points; N/A. 2-3 Projects; 30 points; Minimum. > 3 Projects; 40 points; Maximum. - The bidding entity must provide completion letters/contactable client reference letters for the listed projects. The submitted letters shall be in the relevant client’s letterhead. - Note: Relevant completed projects refer to Drainage or stormwater systems - Key Personnel Experience and Professional Registration - Civil Engineer - List of Completed Relevant work projects as a professional Engineer/ professional technologist. All projects submitted for evaluation must have commenced post registration. - Note: Relevant completed projects refer to Drainage or stormwater systems - Civil Engineer to submit CV & proof of registration Criteria; Points. < 2 Projects; 0 points. 2-3 Projects; 10 points. 4 Projects; 15 points. 5+ Projects; 20 points. - Professional Registration as Professional Engineer (Pr Eng) or Professional Technologist (Pr Tech). Provide proof of registration. Criteria; Points; Minimum. No registration; 0 points; N/A. Registered with ECSA as Pr Eng or Pr Tech; 10 points; Minimum. - Electrical Engineer - List of Completed Relevant work projects as a professional Engineer/ professional technologist. All projects submitted for evaluation must have commenced post registration. - Relevant completed projects refer all electrical projects carried out post ECSA registration. - Electrical Engineer to submit CV & proof of registration Criteria; Points. < 2 Projects; 0 points. 2+ Projects; 5 points. - Professional Registration as Professional Engineer (Pr Eng) or Professional Technologist (Pr Tech). Provide proof of registration. Criteria; Points. No registration; 0 points. Registered with ECSA as Pr Eng or Pr Tech; 5 points. - Site agent - List of Completed Relevant work projects as an Engineer/ technologist. All projects submitted for evaluation must have commenced post NQF level 7 qualification (in Civil Engineering or Construction Management). - Relevant completed projects refer to Drainage or stormwater systems - Site agent to submit CV & proof of qualification Criteria; Points. < 2 Projects; 0 points. 2-3 Projects; 5 points. > 3 Projects; 10 points. - Professional Registration as Professional Engineer (Pr Eng) or Professional Technologist (Pr Tech). Provide proof of registration. Criteria; Points. No registration; 0 points. NQF level 7 qualification (BTech, BSC, Beng etc); 10 points.

People

Minimum requirements of people employed

All individuals requiring access to the work area will undergo a criminal background check at the application of access permits. Staff with serious criminal records will be rejected

BBBEE and preferencing scheme

Specify constraints which Contractor must comply with after contract award in regard to any Broad Based Black Economic Empowerment (B-BBEE) or preferencing scheme measures.

Subcontracting

Preferred subcontractors

No subcontractor requirements have been identified on this contract.

Subcontract documentation, and assessment of subcontract tenders

Not applicable.

Limitations on subcontracting

Not applicable.

Attendance on subcontractors

Not applicable.

Plant and Materials

Specifications

Correction of defects

Contractor’s procurement of Plant and Materials

All vehicles and plant shall be subject to inspection by the Employer’s airside safety department.

Tests and inspections before delivery

The Contractor will be required to submit an asphalt mix design prior commencing any works, and subsequently material certification to confirm the delivered material versus the mix design.

Plant & Materials provided “free issue” by the Employer

- All Plant and Materials are to be provided by the Contractor.

Working on the Affected Property

Reference is to be made to ACSA Volume 5 for details for this section of the contract.

- Employer’s site entry and security control, permits, and site regulations

- All cost of obtaining permits will be for the Contractor’s account.

People restrictions, hours of work, conduct and records

The construction work is to take place within a live operational area. The work shall therefore be planned in such a way as to eliminate operations disturbance as much as practically possible.

Health and safety facilities on the Affected Property

Environmental controls, fauna & flora

The Contractor is to submit a detailed environmental management plan prior starting works.

Cooperating with and obtaining acceptance of Others

Records of Contractor’s Equipment

Equipment provided by the Employer

No equipment will be provided by the Employer.

Site services and facilities

Provided by the Employer

An area has been made available for the Contractor’s Campsite as indicated on the key plan (Volume 4).The site is equipped with water and electricity. The contractor will pay for the service sewer connection, if available and the contractor should allow to provide for chemical toilet facilities. A telecommunication point is also available. The utilisation of this service is at the expense of the contractor.

The height of any fixed structure (silo’s, cranes, etc) for the duration of the contract shall be forwarded to the Employers agent/Engineer prior to erection thereof.  The Employers agent/Engineer will verify that these structures do comply with airspace safety regulations and will notify the Contractor accordingly.

The Contractor shall not be allowed to store/deliver materials or occupy any other area, other than the site establishment area demarcated as such.

Provided by the Contractor

The Contractor shall provide 24-hour security at the site camp at his own cost and shall provide sufficient lighting in compliance with the OHS regulations.  The Contractor must also allow for full compensation for providing one security guard to control the access at the respective access gates to the site as indicated on the drawings.

Control of noise, dust, water and waste

Hook ups to existing works

The height of any fixed structure (silo’s, cranes, etc) for the duration of the contract shall be forwarded to the Employers agent/Engineer prior to erection thereof.  The Employers agent/Engineer will verify that these structures do comply with airspace safety regulations and will notify the Contractor accordingly.

Tests and inspections

Description of tests and inspections

Geotechnical testing to be done as and when required; to be communicated to the appointed contractor.

Materials facilities and samples for tests and inspections

TBC.

List of drawings

Drawings issued by the Employer

This is the list of drawings issued by the Employer at or before the Contract Date and which apply to this contract.

| Drawing number | Revision | Title |
| --- | --- | --- |

Annexure A

Insurance

The successful bidder must source the following insurance cover, which is the deductible in the ACSA insurance cover:

•	Aviation liability insurance cover for an indemnity limit not less than R300 000 (three hundred thousand rands).

•	Submit proof of insurance to ACSA before the work starts, and annually for the duration of the project.

Available from Engineering Contract Strategies Tel 011 803 3008 Fax 011 803 3009 or see www.ecs.co.za